Microsoft Teams External Access & Guest Governance

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary

Outcome. External collaboration in Microsoft Teams stays enabled — partners, vendors, and clients can chat, meet, and share — while being scoped, reviewed, and on policy. External access is limited to approved domains, guests are recertified and expire rather than accumulate, shared channels connect only to deliberately chosen partner tenants, and sensitivity classification drives external posture. The result is open-but-governed collaboration with an audit trail.

Problem. Teams offers three *different* external-collaboration surfaces — external access (federation), guest access (Entra B2B collaboration), and shared channels (Entra B2B direct connect) — each with its own controls. Ungoverned, they leak data to any domain and pile up stale guest accounts that never expire. Locking one down does not govern the others, so most tenants are partially exposed without realizing it.

Approach. The solution governs all three surfaces plus lifecycle and sensitivity, following a disciplined, pilot-first model — Assess → Design → Configure → Pilot → Validate → Expand:

Assess current posture read-only (federation, guest, shared-channel, cross-tenant settings, and a

stale-guest count).

Design the target with security/compliance/governance: allowed/blocked domains, shared-channel

partners, guest review cadence and expiration, and the governing sensitivity label.

Configure each surface with named, reusable policies; pilot on a scoped group; validate

against explicit pass/fail gates; then expand with a documented, deterministic rollback.

Why it is low-risk. Every change is dry-run by default (-WhatIf) and applied only with an explicit -Commit inside a change window. A full baseline is captured before any change, so rollback reapplies known-good values rather than "turning external access off". Changes reach a pilot group before the tenant, and pass/fail gates must clear before expansion. Automation uses modern-auth, least-privilege roles, and no stored credentials. Plan- and cloud-dependent behavior (Entra ID Governance/P2 for reviews, container-label licensing, Commercial vs Government cloud URLs) is flagged to verify in your tenant, never assumed. Domain, classification, and retention determinations remain with your compliance and governance functions — the solution provides the technical method and evidence, delivered as documentation plus five safe-by-default PowerShell tools.

# Solution Overview

External collaboration in Microsoft Teams is powerful — partners, vendors, and clients can chat, meet, and co-author inside your teams. Left ungoverned, that same power leaks data to any domain, accumulates stale guest accounts that never expire, and exposes shared channels no one is watching. This solution gives a Microsoft 365 collaboration admin an exact, run-to-implement method to enable external collaboration while keeping it scoped, reviewed, and on policy.

## What it is

A governed configuration for the three distinct external-collaboration surfaces in Teams, plus the lifecycle and sensitivity controls that keep them safe over time:

External access (federation) — tenant-to-tenant and (optionally) consumer Teams/Skype

communication. External users are not added to your directory; they chat/call from their own    tenant. Governed with the federation configuration (allowed/blocked domains) and per-user    external access policies.

Guest access — external people are invited into your directory as guest members of a

team (an Entra B2B collaboration guest, userType = Guest). They appear in the team roster and can    access channels, files, and apps subject to guest policy. Governed with Teams guest    configuration, Entra External collaboration settings (allow/deny domains), and guest    lifecycle (access reviews + expiration).

Shared channels — a channel shared with people in other tenants via **Entra B2B direct

connect, without adding them as guests or switching tenants. Governed with the Teams channels    policy and cross-tenant access settings** (b2bDirectConnect inbound/outbound).

On top of those three surfaces the solution wires two durable controls:

Guest lifecycle — recurring Entra access reviews that recertify or auto-remove guests, and

expiration so access does not live forever (Entra access reviews / lifecycle workflows).

Sensitivity — container sensitivity labels (Microsoft Purview) that set a team/group's

external-sharing and guest posture from the label, so classification drives control.

## How it works (reference design)

EXTERNAL COLLABORATION SURFACES (governed separately)
  ┌───────────────────────┬───────────────────────┬──────────────────────────┐
  │  External access      │   Guest access        │   Shared channels        │
  │  (federation)         │   (B2B collaboration) │   (B2B direct connect)   │
  ├───────────────────────┼───────────────────────┼──────────────────────────┤
  │ chat/call across      │ external user added   │ channel shared to other  │
  │ tenants; user NOT in  │ INTO your directory   │ tenants; user stays in   │
  │ your directory        │ as a Guest member     │ THEIR tenant             │
  ├───────────────────────┼───────────────────────┼──────────────────────────┤
  │ Federation config     │ Teams guest config    │ Teams channels policy    │
  │ allow/block domains   │ + Entra external      │ + cross-tenant access    │
  │ + external access pol │ collab settings       │ settings (directConnect) │
  └───────────────────────┴───────────────────────┴──────────────────────────┘
        │                          │                          │
        └──────────── Cross-tenant access settings (Entra) ───┘
                                   │
                 ┌─────────────────┴──────────────────┐
                 │ Guest lifecycle: access reviews +   │
                 │ expiration (Entra ID Governance)    │
                 ├─────────────────────────────────────┤
                 │ Sensitivity labels (Purview): label │
                 │ drives external-sharing / guest set │
                 └─────────────────────────────────────┘

Distinction that matters most: *external access ≠ guest access ≠ shared channels.* They use different Entra plumbing, different admin surfaces, and different governance. Configuring one does not govern the others — a tenant with guest access locked down but federation wide-open is still exposed. This solution treats all three explicitly.

Each artifact this solution creates is named with the convention <Purpose> – <Scope> – <Stage> and reused verbatim in configuration, testing, troubleshooting, and the scripts, e.g.:

External Access Policy – Pilot (per-user Teams external access policy)

Teams Channels Policy – SharedCh-Pilot (shared-channel controls)

Cross-Tenant Partner – Partner-A – Pilot (a named partner org in cross-tenant access settings)

Guest Access Review – Recert – Pilot (recurring Entra access review of guests)

Sensitivity Label – Ext-Collab – Prod (container label controlling external sharing)

## Deployment model

The solution follows the house model — Assess → Design → Configure → Pilot → Validate → Expand — because external access, cross-tenant settings, and guest lifecycle are tenant-wide, high-impact changes:

Assess current posture (what federation/guest/shared-channel settings exist, how many guests,

how many stale) with the read-only discovery script.

Design the target: which domains are allowed, whether shared channels are on, the review cadence

and expiration, and which sensitivity labels drive external sharing. Get compliance/governance sign-off.

Configure the settings and policies (default to -WhatIf, apply with an explicit -Commit).

Pilot on a named policy group / pilot team before org-wide assignment.

Validate against pass/fail gates (external scoped to policy, stale guests reviewed, shared

channels controlled).

Expand to the org once gates pass — with a documented rollback.

## Benefits

External collaboration stays on — you enable partners without a blanket "block everything".

Scoped, not open — allow/block domains and per-user policies mean only intended orgs connect.

Guests don't pile up — access reviews + expiration recertify or remove them automatically.

Shared channels are controlled — direct-connect is a deliberate, per-partner decision.

Classification drives control — sensitivity labels apply external-sharing posture consistently.

Auditable — every setting is scripted, reported, and validated against a baseline.

## Limitations & boundaries

Plan-dependent features are flagged, not assumed. Recurring access reviews, **lifecycle

workflows, and some conditional access for external users require Microsoft Entra ID   Governance and/or Entra ID P2 — *verify your licensing in the M365 admin center.* Container   sensitivity labels** require the appropriate Purview/Information Protection licensing.

Commercial vs Government cloud portal URLs and some feature availability differ (e.g.

*.office365.us / GCC-High). Where a path is cloud-specific it is flagged "verify in your   tenant" — do not assume the commercial URL.

Compliance/legal determinations are deferred. Which domains are *permitted*, what data

classification a partner may see, and retention/records outcomes are decisions for your   security/compliance/records functions. This solution provides the technical method and evidence,   not the policy determination.

Third-party/partner-tenant behavior is out of scope — you control your side of cross-tenant

access; the partner controls theirs. Shared channels and direct connect require both tenants to   allow the connection.

# Requirements

These are the solution-specific prerequisites for governing Teams external access and guests. They build on top of the shared Teams category prerequisites in global-requirements-teams.md (tenant + licensing, least-privilege Teams roles, the MicrosoftTeams PowerShell + Graph toolchain, an identity/group source of truth, a pilot scope + change control, and security/compliance/governance stakeholders). Verify the six shared items there first, then confirm the following.

__________________________________________________

## 1. Microsoft Entra External ID / B2B collaboration enabled

Description: Guest access and shared channels are Entra B2B features (B2B collaboration for

guests, B2B direct connect for shared channels). External Identities must be available in the   tenant.

Why: Teams guest access is a presentation layer over Entra B2B; if B2B invitations are blocked at

the Entra level, no Teams guest toggle will let guests in. Shared channels require B2B direct connect.

Verify: Entra admin center → External Identities → External collaboration settings loads and

shows guest-invite settings. Graph: Get-MgPolicyAuthorizationPolicy returns allowInvitesFrom.

Implement if missing: Enable External Identities and set the guest-invite posture with a Global

Administrator (or External Identity Provider Administrator) under change control.

## 2. Cross-tenant access settings administered (default + per-partner)

Description: The Entra cross-tenant access settings — the Default policy plus any

Organizational settings (named partner tenants) — govern inbound/outbound B2B collaboration   and B2B direct connect (shared channels).

Why: Shared channels to another tenant only work when *both* tenants allow b2bDirectConnect in

cross-tenant access settings; guest scoping can also be tightened per-partner here.

Verify: Entra → External Identities → Cross-tenant access settings loads. Graph:

Get-MgPolicyCrossTenantAccessPolicyDefault and Get-MgPolicyCrossTenantAccessPolicyPartner succeed   (module Microsoft.Graph.Identity.SignIns).

Implement if missing: Grant an admin the ability to edit cross-tenant access settings; capture the

partner tenant IDs to be configured (e.g. Cross-Tenant Partner – Partner-A – Pilot).

## 3. Guest lifecycle capability — access reviews / expiration (licensing-dependent)

Description: The ability to run recurring access reviews of guests and to expire/remove

stale guests automatically.

Why: Governance requires guests be recertified or removed; manual review does not scale.

Verify: Entra → Identity Governance → Access reviews is available. **This requires Microsoft

Entra ID Governance and/or Entra ID P2 — verify your licensing in the M365 admin center; do not   assume it is present.** Graph: Get-MgIdentityGovernanceAccessReviewDefinition succeeds (module   Microsoft.Graph.Identity.Governance).

Implement if missing: Acquire the required Entra ID Governance / P2 entitlement, or fall back

to the reporting script's stale-guest list + a documented manual removal runbook (the solution   supports both).

## 4. Container sensitivity labels for groups & sites (licensing-dependent)

Description: Sensitivity labels scoped to Groups & sites (Microsoft Purview) that set a

team's external-sharing and guest-access posture from the label.

Why: Label-driven control keeps external posture consistent with data classification instead of

per-team guesswork.

Verify: Purview portal → Information Protection → Labels shows labels with the **Groups &

sites scope. Container labels must be enabled on the tenant   (`Get-MgDirectorySetting` / the `Group.Unified` setting `EnableMIPLabels = true`). Licensing is   plan-dependent — verify in your tenant.**

Implement if missing: Enable container labels and author at least one label (e.g.

Sensitivity Label – Ext-Collab – Prod) with your information-protection owner. If labels are not   licensed, this control is optional — the other three surfaces still govern external access.

## 5. Admin roles specific to this solution

Description: Beyond Teams Administrator (external access, guest, channels policies), you need

Entra rights to edit External collaboration settings, cross-tenant access settings, and   access reviews — typically Security Administrator / Identity Governance Administrator /   External Identity Provider Administrator, with Global Administrator only where genuinely   required.

Why: The controls span Teams admin center and Entra Identity Governance — a Teams-only role

cannot configure reviews or cross-tenant settings.

Verify: Confirm the assigned roles in the M365 admin center / Entra roles.

Implement if missing: Have a Global Admin assign least-privilege roles for the specific tasks

under change control.

## 6. An approved external-collaboration policy (from governance)

Description: A written decision from your security/compliance/governance stakeholders: which

domains are allowed vs blocked, whether shared channels are permitted (and to which   partners), the guest review cadence and expiration period, and which sensitivity label   governs external sharing.

Why: These are policy determinations, not technical ones — the solution configures whatever

the policy says but does not decide it.

Verify: A signed-off policy / allow-block list exists with named approvers.

Implement if missing: Run the discovery script to produce the current-state posture, then work

with governance to ratify the target before configuring anything.

# Global Requirements — Microsoft Teams Solutions

These requirements apply to every solution in the Teams category (Teams governance, meetings, external access, Teams Phone, apps, Teams Rooms, and Teams security/compliance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Teams solution). The Teams admin center (admin.teams.microsoft.com), the Microsoft 365 admin center, the MicrosoftTeams PowerShell module, and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Where a capability, policy, or portal path is plan- or version-dependent (Teams Phone licensing, Calling Plans vs Operator Connect vs Direct Routing, Premium features, Commercial vs Government cloud), it is cited or flagged "verify in your tenant" — never invented. Third-party devices and apps (certified Teams Rooms hardware, SBCs, ISV apps) are integrated at the pattern level; their internals are deferred to the vendor's own docs. Automation is PowerShell (MicrosoftTeams module / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with Microsoft Teams and appropriate licensing

Description: A Microsoft 365 tenant with Microsoft Teams enabled and the licensing the

capability requires (e.g. Teams Phone + a calling plan/Operator Connect for voice, Teams Premium for   premium features, the appropriate E-plan for advanced compliance).

Why required: All policy, voice, app, and compliance configuration depends on the right plan.

How to verify: In the M365 admin center confirm the Teams subscription and relevant add-ons.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Administrative access (least-privilege Teams roles)

Description: Access with the least-privilege role the solution names — typically **Teams

Administrator (or Teams Communications/Device Administrator), with Global Administrator** only   where genuinely required.

Why required: Teams policy, voice, app, and org-wide settings require the corresponding role.

How to verify: Confirm the role in the M365 admin center / Entra roles.

How to implement if missing: Have a Global Admin assign the least-privilege role under change control.

## 3. Microsoft Teams PowerShell + Graph toolchain

Description: A workstation with the MicrosoftTeams PowerShell module (and Graph PowerShell

where used), modern-auth / MFA-capable admin sign-in.

Why required: Configuration, automation, and the provided scripts run through Teams PowerShell / Graph.

How to verify: Connect-MicrosoftTeams succeeds; Get-Module MicrosoftTeams.

How to implement if missing: Install-Module MicrosoftTeams; confirm modern-auth sign-in.

## 4. Identity, groups & lifecycle source of truth

Description: A defined identity/group source (Entra ID groups, and where used **Microsoft 365

Groups which back teams) and the lifecycle** stance (creation, naming, expiration/retention) the   org expects.

Why required: Teams are backed by M365 Groups; governance, provisioning, and access key off

groups and the lifecycle model.

How to verify: Confirm which groups/OU model is authoritative and the lifecycle expectations.

How to implement if missing: Define the group/lifecycle model before configuring governance.

## 5. A pilot scope and change control

Description: A pilot team / policy group / user set to validate on before org-wide rollout,

and a change-control process for production policy/voice/compliance changes.

Why required: Every solution follows an Assess → Design → Configure → Pilot → Validate → Expand

model; policy and voice changes are high-impact.

How to verify: Confirm a named pilot scope and an approval/change window are available.

How to implement if missing: Create a pilot scope and agree change control before production changes.

## 6. Security, compliance & governance stakeholders

Description: Engagement with the security, compliance/records, and collaboration-governance

stakeholders whose policies the configuration must satisfy (external access, information barriers,   retention, DLP, app governance).

Why required: Collaboration governance and compliance settings must align to enterprise policy.

How to verify: Confirm the applicable policies and named approvers.

How to implement if missing: Identify the owners and capture requirements before configuring governance.

*The deployment model across every Teams solution is the same: Assess → Design → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback for production changes. Automation is delivered as PowerShell (MicrosoftTeams module / Graph) — never with hardcoded credentials or secrets in code.*

# Implementation

Follow these steps in order. They implement the house model — Assess → Design → Configure → Pilot → Validate → Expand — for the three external-collaboration surfaces plus lifecycle and sensitivity. Every artifact is named and reused verbatim later. Default to dry-run (-WhatIf) and apply only with an explicit -Commit. External access, cross-tenant settings, and guest lifecycle are tenant-wide, high-impact — do not skip the pilot or the rollback plan.

Cloud note: portal URLs below are commercial (admin.teams.microsoft.com, entra.microsoft.com, purview.microsoft.com). Government clouds differ (e.g. *.office365.us, GCC-High) — verify the correct URL in your tenant before you start.

__________________________________________________

## Stage 1 — Assess (read-only)

Capture current posture. Run the discovery script (no changes made):

.\Get-TeamsExternalGuestPosture.ps1 -OutputPath .\posture-baseline.json

It records: federation configuration (allowed/blocked domains, open-federation state), external    access policies, Teams guest configuration (meeting/messaging/calling), channels policy    (shared-channel switches), cross-tenant access Default + partner settings, the guest count, and    a stale-guest assessment (guests with no recent sign-in).

Baseline the guests. Run the exposure report to a CSV you can hand to governance:

.\Get-TeamsExternalExposureReport.ps1 -InactiveDays 90 -OutputPath .\external-exposure.csv

Record the baseline artifacts (posture-baseline.json, external-exposure.csv) as the

pre-change state for the rollback plan.

## Stage 2 — Design (decisions, no changes)

With security/compliance/governance, ratify the external-collaboration policy (Requirement 6):

Allowed vs blocked domains for external access (federation).

Guest domains allowed/denied (Entra external collaboration settings).

Shared channels: on/off, and which partner tenants (Cross-Tenant Partner – Partner-A – Pilot).

Guest review cadence (e.g. quarterly) and expiration period.

The sensitivity label that governs external sharing (Sensitivity Label – Ext-Collab – Prod).

Define the pilot scope: a named policy group (e.g. Ext-Governance-Pilot) of pilot users and a

pilot team, plus the change window and rollback owner.

## Stage 3 — Configure (pilot-first)

Configure and assign to the pilot first. Do not change tenant-wide (org-wide) policy until the pilot passes Stage 5.

### 3a. External access (federation) — allow/block domains

Teams admin center → Users → External access. Choose the federation posture per policy:

*Allow only specific external domains* (recommended) or *Block specific domains*. Add the approved    domains.

Equivalent PowerShell (allow-list example):

Connect-MicrosoftTeams
   # Allow only approved partner domains (replace with your ratified list)
   Set-CsTenantFederationConfiguration `
     -AllowedDomains (New-CsEdgeAllowList -AllowedDomain `
        (New-CsEdgeDomainPattern -Domain "contoso.com")) `
     -AllowFederatedUsers $true `
     -AllowPublicUsers $false            # consumer Teams/Skype off unless policy allows

AllowedDomains and BlockedDomains are mutually exclusive models — an allow-list ignores the

block-list. Confirm which model your policy chose.

Per-user external access policy — create the named policy and assign to the pilot group:

New-CsExternalAccessPolicy -Identity "External Access Policy – Pilot" `
     -EnableFederationAccess $true -EnablePublicCloudAccess $false
   Grant-CsExternalAccessPolicy -PolicyName "External Access Policy – Pilot" -Identity pilotuser@contoso.com

### 3b. Guest access — Teams + Entra external collaboration

Turn guest access on (or confirm) in Teams. Teams admin center → Users → Guest access →

*Allow guest access* = On. PowerShell master toggle plus the guest sub-configs:

Set-CsTeamsClientConfiguration -Identity Global -AllowGuestUser $true
   Set-CsTeamsGuestMeetingConfiguration  -AllowIPVideo $true -ScreenSharingMode EntireScreen
   Set-CsTeamsGuestMessagingConfiguration -AllowUserEditMessage $true -AllowUserDeleteMessage $true
   Set-CsTeamsGuestCallingConfiguration  -AllowPrivateCalling $true

*(Set the sub-config values to your policy; the point is they are governed, not defaulted.)*

Scope which domains can be invited as guests. Entra admin center → **External Identities →

External collaboration settings → Collaboration restrictions → *Allow/Deny specified domains*;     add the approved list. Also set "Guest invite restrictions"** to the least-privilege option your     policy allows (e.g. only admins and users in specific roles can invite).

The guest domain allow/deny list and allowInvitesFrom are Entra settings, not Teams settings — configuring Teams guest access does not restrict guest domains. Set both.

### 3c. Shared channels — B2B direct connect

Cross-tenant access settings. Entra → External Identities → Cross-tenant access settings.

In Organizational settings, add the partner tenant (Cross-Tenant Partner – Partner-A – Pilot)     and enable B2B direct connect inbound/outbound per policy. Leave the Default policy's direct     connect blocked unless policy is to allow all — direct connect should be a deliberate     per-partner decision.

# (Microsoft.Graph.Identity.SignIns) inspect before changing
    Get-MgPolicyCrossTenantAccessPolicyDefault
    Get-MgPolicyCrossTenantAccessPolicyPartner

Both tenants must allow direct connect for a shared channel to work — coordinate with the partner.

Teams channels policy. Create the named policy controlling shared-channel creation and

participation, and assign to the pilot:

New-CsTeamsChannelsPolicy -Identity "Teams Channels Policy – SharedCh-Pilot" `
      -AllowSharedChannelCreation $true `
      -AllowChannelSharingToExternalUser $true `
      -AllowUserToParticipateInExternalSharedChannel $true
    Grant-CsTeamsChannelsPolicy -PolicyName "Teams Channels Policy – SharedCh-Pilot" -Identity pilotuser@contoso.com

### 3d. Sensitivity (label-driven external posture)

Purview portal → Information Protection → Labels. On the container label

Sensitivity Label – Ext-Collab – Prod (Groups & sites scope), set external sharing and     guest access to the policy value (e.g. a "Confidential – Internal" label blocks guest access;     a "Partner" label allows specific external sharing). Publish it to the pilot group in a label     policy. *(Requires container labels enabled — see Requirement 4; verify licensing.)*

### 3e. Guest lifecycle — access review + expiration

Entra → Identity Governance → Access reviews → New access review. Create

Guest Access Review – Recert – Pilot:

Scope: Guest users (userType eq 'Guest') in the pilot team / group.

Recurrence: per policy (e.g. quarterly).

Reviewers: team/group owners (self-review or owner-review per policy).

Auto-apply results: remove access if not approved (this is the expiration mechanism).

PowerShell helper (dry-run by default; requires Entra ID Governance/P2 — verify licensing):

.\New-GuestAccessReview.ps1 -GroupId <pilot-group-id> -ReviewName "Guest Access Review – Recert – Pilot" `
      -RecurrenceType quarterly -AutoApplyRemove -WhatIf
    # add -Commit to create it

## Stage 4 — Pilot

Apply everything above to the pilot group / pilot team only. Invite a test guest from an

allowed domain and (separately) attempt one from a blocked domain. Establish a shared     channel with Cross-Tenant Partner – Partner-A – Pilot.

## Stage 5 — Validate (pass/fail gates)

Run the baseline validation and the exposure report:

.\Test-TeamsExternalGuestBaseline.ps1 -BaselinePath .\target-baseline.json
    .\Get-TeamsExternalExposureReport.ps1 -InactiveDays 90 -OutputPath .\external-exposure-postpilot.csv

Gates — all must pass before Expand:

External scoped to policy — federation allows only approved domains; blocked domain is refused.

Guests scoped — invite from an allowed domain succeeds; a denied domain is rejected.

Shared channels controlled — direct connect works only for the named partner; Default is blocked.

Stale guests reviewed — Guest Access Review – Recert – Pilot is active and auto-remove is on.

Sensitivity applied (if licensed) — the pilot team carries the label and its external posture.

## Stage 6 — Expand (with rollback)

When all gates pass, widen assignment: change the federation model tenant-wide (if the pilot proved

the allow-list), grant External Access Policy – Pilot / Teams Channels Policy – SharedCh-Pilot     (or their production equivalents renamed – Prod) to the broader population, and set the access     review scope to All guests.

Rollback plan (documented): to revert, reapply the posture-baseline.json values with the

config script (-Commit), remove the named policies (Remove-CsExternalAccessPolicy,     Remove-CsTeamsChannelsPolicy), set cross-tenant partner direct connect back to blocked, and stop     the access review. Because every change is a named policy or a captured setting, rollback is     deterministic — never a blanket "turn external access off".

# Testing & Validation

Run every test on the pilot scope first. Each has an explicit pass/fail. Re-run after Expand to confirm production posture. Use the named artifacts from the implementation verbatim.

__________________________________________________

## Test 1 — External access is scoped to approved domains

How: From a pilot user, start a chat with someone at an allowed domain (e.g. contoso.com),

then attempt one at a blocked/unlisted domain. Confirm config with:

Get-CsTenantFederationConfiguration | Select AllowedDomains, BlockedDomains, AllowFederatedUsers, AllowPublicUsers
  Get-CsExternalAccessPolicy -Identity "External Access Policy – Pilot"

Pass: Chat to the allowed domain connects; the unlisted domain is refused ("cannot send

messages"). AllowedDomains contains only the ratified list; AllowPublicUsers matches policy.

Fail: Any non-approved domain federates, or an approved domain is blocked.

## Test 2 — Guest invite domain restrictions enforced

How: As a pilot inviter, invite a guest from an allowed domain and (separately) a denied

domain into the pilot team. Confirm the Entra setting:

Get-MgPolicyAuthorizationPolicy | Select AllowInvitesFrom

Pass: Allowed-domain invite succeeds and the guest appears as userType = Guest; denied-domain

invite is blocked at invitation time. AllowInvitesFrom matches the ratified restriction.

Fail: A denied domain can be invited, or invitations are open to everyone against policy.

## Test 3 — Guest access sub-configuration matches policy

How:

Get-CsTeamsClientConfiguration | Select AllowGuestUser
  Get-CsTeamsGuestMeetingConfiguration; Get-CsTeamsGuestMessagingConfiguration; Get-CsTeamsGuestCallingConfiguration

Pass: AllowGuestUser and each guest sub-config equal the designed values.

Fail: Any value drifts from the design (e.g. private calling on when policy says off).

## Test 4 — Shared channels controlled by cross-tenant access + channels policy

How: Share a channel with Cross-Tenant Partner – Partner-A – Pilot; attempt a share to a tenant

not configured for direct connect. Confirm:

Get-MgPolicyCrossTenantAccessPolicyDefault
  Get-MgPolicyCrossTenantAccessPolicyPartner
  Get-CsTeamsChannelsPolicy -Identity "Teams Channels Policy – SharedCh-Pilot"

Pass: Share to the named partner works; share to an unconfigured tenant fails (Default direct

connect blocked); the channels policy switches match the design.

Fail: A shared channel forms with an unconfigured tenant, or the named partner cannot connect.

## Test 5 — Guest access review + expiration is active

How: Confirm the review exists and auto-removal is configured:

Get-MgIdentityGovernanceAccessReviewDefinition -Filter "displayName eq 'Guest Access Review – Recert – Pilot'"

*(Requires Entra ID Governance/P2 — verify licensing.)*

Pass: Guest Access Review – Recert – Pilot is active, scoped to guests, recurring, with

auto-apply → remove access if not approved.

Fail: No active review, wrong scope, or auto-apply disabled (stale guests would persist).

## Test 6 — Stale guests are surfaced and actioned

How:

.\Get-TeamsExternalExposureReport.ps1 -InactiveDays 90 -OutputPath .\exposure-test.csv

Pass: The report lists guests inactive ≥ threshold; every stale guest is either inside the active

review's scope or on the documented manual-removal runbook.

Fail: Stale guests exist with no review coverage and no removal plan.

## Test 7 — Sensitivity label drives external posture (if licensed)

How: Apply Sensitivity Label – Ext-Collab – Prod to the pilot team and confirm the team/group's

external-sharing and guest posture follows the label.

Pass: The label's external-sharing/guest setting takes effect on the container.

Fail: The container's posture ignores the label, or labels are unpublished. *(If container labels

aren't licensed, mark N/A and rely on Tests 1–6.)*

## Test 8 — Baseline validation is clean

How:

.\Test-TeamsExternalGuestBaseline.ps1 -BaselinePath .\target-baseline.json

Pass: The script reports PASS on every checked setting (federation model, guest config,

channels policy, cross-tenant direct-connect defaults) with no drift from the target baseline.

Fail: Any drift is reported — remediate with the config script before Expand.

# Troubleshooting

Common failure modes across the three external-collaboration surfaces, with resolutions. Use the named artifacts from the implementation verbatim. Remember: external access, guest access, and shared channels are separate controls — a symptom on one is usually caused by that surface's own setting, not another's.

__________________________________________________

## External access (federation)

Symptom: an approved partner domain still can't chat externally.

Confirm the model: AllowedDomains and BlockedDomains are mutually exclusive. If an allow-list

is set, any domain not on it is blocked. Get-CsTenantFederationConfiguration | Select AllowedDomains, BlockedDomains.

Confirm AllowFederatedUsers = $true and that the user has External Access Policy – Pilot with

EnableFederationAccess = $true.

Federation changes can take time to propagate; re-test after a delay. Also confirm the **partner

tenant** allows federation to you — it is two-sided.

Symptom: consumer (personal) Teams/Skype contacts can't connect.

That is AllowPublicUsers, separate from domain federation. It is intentionally off in the

recommended posture — enable only if policy allows.

## Guest access

Symptom: guest access toggle is on but invites from an allowed domain are rejected.

The domain allow/deny list lives in Entra (External Identities → External collaboration

settings), not in Teams. Teams AllowGuestUser does not scope domains. Check   Get-MgPolicyAuthorizationPolicy | Select AllowInvitesFrom and the collaboration-restrictions   allow/deny list.

Confirm the inviter has an invite-eligible role if guest-invite restrictions were tightened.

Symptom: guest was invited but cannot see the team / channels.

Guest directory presence (Entra B2B) is different from Teams membership — confirm

AllowGuestUser = $true (Get-CsTeamsClientConfiguration) and that the guest was added to the team,   not just the directory. Guest experience can lag; sign out/in.

Symptom: guest access was on yesterday, off today.

Check whether a container sensitivity label (Sensitivity Label – Ext-Collab – Prod) that blocks

guest access was applied to that team — labels can override guest access at the container level. This   is expected behavior when classification demands it.

## Shared channels (B2B direct connect)

Symptom: sharing a channel to another tenant fails.

Shared channels use B2B direct connect in cross-tenant access settings, not guest access.

Confirm the partner is added under Organizational settings with direct connect inbound and   outbound allowed, and that the Default policy isn't blocking it.   Get-MgPolicyCrossTenantAccessPolicyPartner, Get-MgPolicyCrossTenantAccessPolicyDefault.

Both tenants must allow direct connect — verify the partner configured their side.

Confirm the user has Teams Channels Policy – SharedCh-Pilot with

AllowChannelSharingToExternalUser = $true and creation allowed.

Symptom: users can't participate in a shared channel hosted by a partner.

That is AllowUserToParticipateInExternalSharedChannel on the channels policy — confirm it is $true

for the affected users, and that outbound direct connect to that partner is allowed.

## Cross-tenant access settings

Symptom: `Get-MgPolicyCrossTenantAccessPolicy*` cmdlets not found or throw.

Install/import Microsoft.Graph.Identity.SignIns and connect with `Connect-MgGraph -Scopes

"Policy.Read.All" (add Policy.ReadWrite.CrossTenantAccess` to change). Verify the account has a   cross-tenant-capable role.

## Guest lifecycle (access reviews / expiration)

Symptom: `New-GuestAccessReview.ps1` reports access reviews unavailable.

Access reviews require Microsoft Entra ID Governance / Entra ID P2 — **verify licensing in your

tenant (M365 admin center). If unlicensed, use the stale-guest exposure report + a documented   manual removal runbook** instead (the solution supports this fallback).

Ensure Connect-MgGraph -Scopes "AccessReview.ReadWrite.All" and an Identity Governance Administrator

role.

Symptom: review runs but stale guests aren't removed.

Confirm auto-apply is enabled and the default decision is Deny/remove (the -AutoApplyRemove

switch). Without auto-apply, decisions are recorded but not enforced.

Confirm the scope query targets guests (userType eq 'Guest') of the intended group.

## Sensitivity labels

Symptom: container label doesn't change external sharing.

Confirm container labels are enabled (Group.Unified setting EnableMIPLabels = true) and the

label is published to the target group in a label policy — creating a label is not enough.

Label licensing is plan-dependent — verify in your tenant. If unlicensed, govern via the other

three surfaces and mark this control N/A.

## Scripts & connectivity

Symptom: a script prompts repeatedly or fails to connect.

All scripts use modern-auth Connect-MicrosoftTeams / Connect-MgGraph — there are **no stored

credentials** by design. Sign in interactively (or with a managed identity in automation) with the   least-privilege role for that step.

Set-TeamsExternalGuestConfig.ps1 and New-GuestAccessReview.ps1 **make no changes without

-Commit** — if you expected a change and saw a [WHATIF] line, re-run with -Commit in a change   window.

Symptom: `Test-TeamsExternalGuestBaseline.ps1` reports FAIL after a legitimate change.

The baseline is stale. Regenerate the target baseline from the new intended design (edit

Get-TeamsExternalGuestPosture.ps1 output) and re-validate. Drift reported against an old baseline is   the tool working, not an error.

## Cloud differences

Symptom: a portal URL 404s or a feature is missing.

You may be in a Government cloud (GCC / GCC-High / *.office365.us) where URLs and feature

availability differ from commercial. Verify the correct path and feature support for your cloud —   do not assume the commercial URL.

# Best Practices

Durable practices for keeping Teams external collaboration enabled and governed.

## Govern the three surfaces separately — never conflate them

External access (federation), guest access, and shared channels are different controls. Locking

one down does not govern the others. Review all three on every posture check; the discovery script   reports them together for exactly this reason.

Prefer an allow-list federation model (only approved domains) over an open-federation-with-blocks

model for regulated or high-sensitivity tenants. Remember allow-list and block-list are mutually   exclusive.

## Make external connections deliberate

Keep the cross-tenant access Default conservative — block B2B direct connect by default and

enable it per named partner (Cross-Tenant Partner – <Partner> – <Stage>). Shared channels   should be a decision, not an accident.

Set guest-invite restrictions to least privilege (specific roles), and scope guest domains in

Entra external collaboration settings — do not rely on Teams guest toggles alone.

## Treat guests as time-limited by default

Every guest should be covered by a recurring access review with auto-remove on non-approval —

that is the expiration mechanism. Owner-review beats admin-review because owners know who still needs   access.

Run the stale-guest exposure report on a schedule even where reviews are licensed — it is the

independent check that no guest slips past the review scope.

Where Entra ID Governance/P2 is not licensed, replace automation with a **documented monthly

manual removal runbook** driven by the exposure report — never "no lifecycle".

## Let classification drive control

Use container sensitivity labels so a team's external-sharing/guest posture comes from its

label, not per-team configuration drift. Name labels by intent   (Sensitivity Label – Ext-Collab – Prod) and publish them, don't just create them.

## Change safely

Pilot first, always. External/cross-tenant/lifecycle changes are tenant-wide and high-impact.

Assign named policies to a pilot group, validate the pass/fail gates, then Expand.

Dry-run by default. Run the config script with -WhatIf; apply only with -Commit inside a

change window with a named rollback owner.

Capture a baseline before every change (posture-baseline.json) so rollback is deterministic —

reapply the captured values, don't improvise.

## Keep it least-privilege and secret-free

Use least-privilege roles split across Teams admin (policies) and Entra Identity Governance

(reviews/cross-tenant); reserve Global Admin for the rare step that needs it.

No stored credentials in automation. Connect with modern-auth Connect-MicrosoftTeams /

Connect-MgGraph interactively or via a managed identity — never hardcode secrets.

## Coordinate with the partner and with governance

Shared channels / direct connect require both tenants to allow the connection — confirm the

partner's side before troubleshooting your own.

**Domain allow/block lists, permitted classifications, review cadence, and retention are policy

determinations** owned by security/compliance/records — the technical controls implement them; keep   the sign-off current when the policy changes.

## Cloud awareness

Confirm the correct portal URLs and feature availability for your cloud (Commercial vs GCC /

GCC-High / *.office365.us) before configuring — do not assume commercial paths. Flag anything   plan- or cloud-dependent as "verify in your tenant" in your runbooks.

# Deliverables Summary

Everything included in this solution, on one page.

## Documentation

Solution Overview — external access (federation) vs guest access vs shared channels (B2B direct

connect), allow/block domains, guest lifecycle, sensitivity, and the deployment model.

Requirements Guide — solution-specific prerequisites (Entra External ID/B2B, cross-tenant access

settings, guest-lifecycle and sensitivity licensing, admin roles, and a governance-approved policy),   building on the shared Teams category requirements.

Implementation Guide — exact ordered steps: assess posture, design the policy, configure external

access / guest / shared channels / cross-tenant settings / access reviews / sensitivity, pilot-first,   with pass/fail gates and a documented rollback. Every artifact is named.

Testing & Validation — eight tests, each with expected pass/fail, mapped to the validation gates.

Troubleshooting — common failure modes across federation, guests, shared channels, cross-tenant

settings, reviews, and sensitivity, with resolutions.

Best Practices — durable practices for safe, governed external collaboration.

Executive Summary — outcome, approach, and why the change is low-risk.

## PowerShell scripts (5)

All are safe-by-default (read-only or -WhatIf), use modern-auth Connect-* cmdlets, and contain no hardcoded credentials.

Get-TeamsExternalGuestPosture.ps1 — *Discovery / assessment (read-only).* Captures the full

external-collaboration posture in one pass: federation configuration (allowed/blocked domains,    open-federation state), external access policies, Teams guest configuration, channels policy    (shared-channel switches), cross-tenant access Default + partner settings, guest count, and a    stale-guest assessment. Writes a JSON baseline.

Set-TeamsExternalGuestConfig.ps1 — *Configuration / remediation (-WhatIf by default).*

Applies the designed external access / guest / shared-channel settings and creates the named    policies (External Access Policy – Pilot, Teams Channels Policy – SharedCh-Pilot). Dry-runs    unless -Commit is passed; supports reapplying a captured baseline for rollback.

New-GuestAccessReview.ps1 — *Guest access-review + expiration helper (-WhatIf by default).*

Creates a recurring Entra access review of guests (Guest Access Review – Recert – Pilot) with    auto-remove on non-approval — the expiration mechanism. Reports existing reviews. Requires Entra ID    Governance/P2 (verified at runtime).

Get-TeamsExternalExposureReport.ps1 — *External-exposure report (read-only).* Enumerates

guests and external-facing settings, flags guests inactive ≥ a threshold and those from    non-approved domains, and exports a governance-ready CSV.

Test-TeamsExternalGuestBaseline.ps1 — *Validation / scope-health helper (read-only).* Compares

the live posture against a target baseline (federation model, guest config, channels policy,    cross-tenant direct-connect defaults) and reports PASS/FAIL per setting — the automated form of    the validation gates.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## Get-TeamsExternalExposureReport.ps1

## Get-TeamsExternalGuestPosture.ps1

## New-GuestAccessReview.ps1

## Set-TeamsExternalGuestConfig.ps1

## Test-TeamsExternalGuestBaseline.ps1