Microsoft 365 Purview eDiscovery Administration — Content Search, Cases, Holds & Export

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Microsoft 365 Purview eDiscovery Administration

## Outcome

Your organization runs Microsoft 365 eDiscovery end to end — search, hold, review, export — as a defensible, repeatable workflow across Exchange, SharePoint, OneDrive, and Teams. Instead of ad-hoc content searches that do not hold up, every legal, regulatory, or investigation request is handled inside a named case, with a scoped search, an effective hold, and — where the matter warrants it — a Premium review set, analytics/de-duplication, and a defensible export with a load file and audit trail ready for legal.

## Approach

The solution operates the three eDiscovery tiers deliberately: Content Search for scoped collection, eDiscovery (Standard) for cases and preservation holds, and eDiscovery (Premium) for custodians, review sets, analytics, and structured export. It follows a pilot-first model — Assess → Design → Configure → Pilot → Validate → Expand — proving the full case → search → hold → review → export flow on a non-sensitive pilot matter before any live matter runs. Every artifact is named to the matter (eDiscovery Case – Matter-A – Pilot, Hold Policy – Matter-A – Pilot, Export – Matter-A – Pilot) and the same names flow through the tests and the five included PowerShell tools. It is deliberately scoped to the eDiscovery *workflow* — distinct from Purview DLP, sensitivity labels, and retention.

## Why it is low-risk

Legal owns the determination; IT executes and evidences it. Scope, custodians, holds, and

production are legal/records decisions — the solution supplies the technical method and the audit   evidence, never the legal call.

Least-privilege and scoped. eDiscovery power is granted through the **eDiscovery Manager /

Administrator role groups (not Global Admin), with optional compliance boundaries** where   policy requires separation.

Safe-by-default automation. The five PowerShell tools are read-only or dry-run (`-WhatIf`)

by default and require an explicit -Apply to create a search, place a hold, or set a filter —   with modern authentication and no credentials or secrets in code.

Pilot gates and rollback. High-impact actions (broad holds, exports) are proven on the pilot

matter first, behind explicit pass/fail gates (search scoped, hold effective, export complete and   defensible), with a documented rollback.

The result is eDiscovery that is complete, defensible, and repeatable — at a fraction of the cost of outside eDiscovery consulting — while keeping legal in control of every determination.

# 1. Solution Overview — Microsoft 365 Purview eDiscovery Administration

## What Microsoft Purview eDiscovery is

Microsoft Purview eDiscovery is Microsoft 365's built-in capability for finding, preserving, reviewing, and exporting content in response to legal, regulatory, and internal-investigation requests. It reaches across the workloads where enterprise content lives — Exchange Online mailboxes, SharePoint Online and OneDrive for Business sites, and Microsoft Teams chats, channel messages, and files (Teams messages are stored in the participants' mailboxes; Teams files live in SharePoint/OneDrive). It exists in tiers of increasing capability:

Content Search — an ad-hoc search-and-export tool. You define a keyword/condition query,

pick locations, estimate the hits, preview, and export. No case container, no custodian tracking,    no analytics. Good for quick, one-off collection; not a defensible matter workflow on its own.

eDiscovery (Standard) — adds a case container that groups searches and, critically, adds

holds (a case hold preserves in-place content so it cannot be permanently deleted while the    matter is open). Standard is Content Search + cases + holds + export.

eDiscovery (Premium) — adds a defensible end-to-end workflow: custodians (people/data

sources formally associated with the matter, each with a custodian hold and communications),    review sets (collected content copied into a static, reviewable set), analytics (near-    duplicate detection, email threading, themes) and de-duplication, tagging/redaction, and    structured export with a load file. Premium is the tier legal teams rely on for large,    defensible matters.

This solution is scoped to the eDiscovery *workflow* — search, hold, review, export. It is deliberately distinct from the other Purview capabilities: DLP (data loss prevention), sensitivity labels (classification/encryption), and retention/records (keep-and-delete schedules). Those protect and govern data proactively; eDiscovery *finds and produces* it reactively for a matter. A separate Purview solution covers DLP/labels/retention.

## How it works (the eDiscovery model)

A request arrives (litigation, regulator, HR/investigation). Legal defines the scope —

custodians, date range, subject matter, keywords. The legal/records function owns the    determination of what is in scope and what must be held; you provide the technical method and    the evidence that it was done correctly and completely.

You design the query — keywords and conditions expressed as KQL (Keyword Query Language)

plus condition filters (date range, sender/recipient, file type, sensitive-info type). A tightly    scoped query is defensible; an over-broad one is expensive and noisy.

You create a case and run Content Searches inside it against the chosen locations,

review the statistics (item count, size, locations with hits), and refine the query until the    scope is right.

You place holds — a case hold (Standard) or custodian hold (Premium) preserves the in-scope

content so routine deletion or retention expiry cannot destroy it while the matter is open.

(Premium) You collect into a review set, run analytics (email threading, near-duplicate

and de-duplication, themes) to cut review volume, tag/redact, and then export the reviewed    content with a load file for outside counsel or the requesting authority.

Every action is auditable — case activity, search runs, hold changes, and exports are logged

in the Purview audit log, which is the evidence that the collection was complete and defensible.

## The reference design

One case per matter, named eDiscovery Case – <Matter> – <Stage> (e.g.

eDiscovery Case – Matter-A – Pilot). All searches, holds, custodians, review sets, and exports   for that matter live inside it and reuse the matter name.

Named, versioned searches — Content Search – <Matter>-<Purpose> – <Stage>

(e.g. Content Search – Matter-A-Keywords – Pilot). You iterate the query; the name stays stable.

Holds named to the matter — Hold Policy – <Matter> – <Stage> and

Hold Rule – <Matter> – <Stage>; custodians named Custodian – <upn> – <Matter>.

Review set and export named to the matter — Review Set – <Matter> – <Stage> and

Export – <Matter> – <Stage>.

Least-privilege roles — operators are members of the eDiscovery Manager role group (they

see only their own cases); a small number of eDiscovery Administrator members can see all   cases and manage holds. Global Administrator is *not* used to run matters.

Compliance boundaries (optional) — where the organization must restrict which custodians a

given eDiscovery team can search (for example, by region or business unit), a compliance   security filter scopes searches. The *policy* of who may search whom is a legal/HR decision.

## Benefits

Defensible and repeatable — a case, a named search, a hold, an audit trail: the same

documented pattern every matter, so collection is complete and provable rather than ad-hoc.

Complete across M365 — one workflow reaches Exchange, SharePoint, OneDrive, and Teams,

including Teams messages that many ad-hoc tools miss.

Less review, lower cost — Premium analytics (threading, near-dup, de-dup) cut the volume that

reaches expensive human/outside-counsel review.

Least-privilege and scoped — role groups and optional compliance boundaries mean eDiscovery

power is granted narrowly, not via Global Admin.

## Limitations (be honest with buyers)

Tier gating. Content Search and eDiscovery (Standard) are broadly available; **custodians,

review sets, analytics/de-duplication, and structured export are eDiscovery (Premium) and   require the higher licensing (Microsoft 365 E5 / E5 eDiscovery and Audit add-on). The Requirements   Guide names the licensing — verify in your tenant**.

The eDiscovery experience was modernized. Microsoft unified the classic *Standard* and

*Premium* experiences into a new eDiscovery UI in the Purview portal (purview.microsoft.com);   menu paths and some feature names differ from older screenshots. Where a path is version-dependent   this guide flags "verify in your tenant."

Legal determinations are not ours to make. What is in scope, who is a custodian, what must be

held, and what is produced are legal/records decisions — this solution supplies the technical   method and evidence, never the determination.

Holds and preservation have edge cases. A hold preserves content but does not stop a user from

editing/deleting their working copy (the preserved copy is retained in the recoverable/preservation   location). Very large collections, unindexed/partially-indexed items, and encrypted content need   explicit handling — covered in Troubleshooting.

Government clouds differ. GCC High / DoD use different portal hosts (for example

*.office365.us) and some features lag Commercial — verify in your tenant.

## The standard deployment model

Assess → Design → Configure → Pilot → Validate → Expand, pilot-first, with explicit pass/fail gates and a documented rollback. For eDiscovery this reads: assess licensing/roles/in-scope workloads → design the case, query, and hold naming → configure roles and (optionally) compliance boundaries → run a *pilot matter* end-to-end (case → search → hold → review → export) → validate the gates (search scoped, hold effective, export complete and defensible) → expand the pattern to live matters. Placing a broad hold or exporting is high-impact and is always piloted on a narrow, non-sensitive test matter first, with the case-hold rollback documented before you begin.

# 2. Requirements Guide — Microsoft 365 Purview eDiscovery Administration

Verify every requirement before running a matter. Each entry: Description · Why · Verify · Implement-if-missing. This solution has no shared category-requirements file — all prerequisites are below.

## 2.1 Microsoft 365 + eDiscovery licensing

Description: Licensing that covers the tier you will use. Content Search and eDiscovery (Standard) cases and holds are available in most enterprise plans (for example Microsoft 365 E3); eDiscovery (Premium) — custodians, review sets, analytics/de-duplication, and structured export — requires Microsoft 365 E5 (or the E5 eDiscovery and Audit add-on), and custodians placed on Premium hold each need an eligible license. Why: Premium features simply do not appear without the plan; running a matter that needs review sets/analytics on E3 licensing will fail at collection. Verify: Microsoft 365 admin center → Billing → Licenses; and open https://purview.microsoft.com → eDiscovery — if you cannot create custodians/review sets, you are on Standard only. Run MSEDISC-Discovery.ps1 (reports which case types/holds exist). Plan names and gating change — verify in your tenant. Implement: Assign E5 / E5 eDiscovery and Audit to the eDiscovery operators and to custodians who will be placed on a Premium custodian hold.

## 2.2 eDiscovery roles (least privilege)

Description: Operators hold the eDiscovery Manager role group (run searches, manage their own cases); a small number hold eDiscovery Administrator (see all cases, manage holds, act on any matter). Within eDiscovery Manager, distinguish Manager members (own cases only) from Administrator members. Why: eDiscovery is powerful — it can read anyone's mail and files. Grant it narrowly through the role groups, not through Global Administrator. Verify: https://purview.microsoft.com → Settings → Roles & scopes → Permissions → Microsoft Purview solutions → eDiscovery Manager; or PowerShell Get-RoleGroupMember "eDiscovery Manager" / Get-RoleGroupMember "eDiscovery Administrator". Run MSEDISC-Discovery.ps1. Implement: Add operators to eDiscovery Manager; add the lead(s) as eDiscovery Administrator. Remove any standing Global Admin use for matters.

## 2.3 Audit logging enabled

Description: The Microsoft Purview unified audit log is turned on so case, search, hold, and export activity is recorded. Why: The audit trail is the *evidence of defensibility* — it proves the hold was placed, the search run, and the export completed. Legal will ask for it. Verify: Purview → Audit — a search returns results. Run MSEDISC-Report.ps1 (surfaces eDiscovery-related audit activity). Implement: Turn on auditing in the Audit solution; allow time for events to populate.

## 2.4 In-scope workloads identified

Description: A written list of which workloads the matter must cover — Exchange mailboxes, SharePoint sites, OneDrive accounts, and Teams (chats/channels/files) — and any that are explicitly out of scope. Why: Search locations and hold locations are chosen from these; missing a workload (e.g. forgetting that Teams chat lives in mailboxes) makes the collection incomplete. Verify: A scope note exists naming custodians and their mailboxes/sites/OneDrive/Teams. Implement: Work with legal to enumerate custodians and map each to their Exchange mailbox, OneDrive URL, SharePoint sites, and Teams membership.

## 2.5 Legal/records stakeholder and scope determination

Description: A named legal, compliance, or records owner who decides the matter scope — custodians, date range, keywords, what must be held, and what is produced. Why: Scope, hold, and production are legal determinations, not IT defaults. IT executes and evidences them; IT does not decide them. Verify: A matter intake record exists with a named legal owner, scope, and a hold instruction. Implement: Establish a matter-intake step: legal signs off scope and hold before configuration begins.

## 2.6 PowerShell modules and connectivity

Description: The ExchangeOnlineManagement module (provides Security & Compliance PowerShell, Connect-IPPSSession) for Content Search/Standard automation, and — for Premium automation — the Microsoft.Graph.Security module (Microsoft Graph eDiscovery API). Why: The scripts in this solution use Security & Compliance PowerShell for Content Search, cases, and holds; Premium custodian/review-set/export automation is via Microsoft Graph. Exact Graph cmdlet parameters are version-dependent — verify in your tenant. Verify: Get-Module -ListAvailable ExchangeOnlineManagement, Microsoft.Graph.Security; Connect-IPPSSession succeeds with modern auth (MFA). Implement: Install-Module ExchangeOnlineManagement -Scope CurrentUser and Install-Module Microsoft.Graph.Security -Scope CurrentUser. Use modern auth only — no stored credentials or app secrets in scripts.

## 2.7 Pilot matter (non-sensitive)

Description: A safe, non-sensitive pilot matter and a willing pilot custodian (for example an IT test account) used to walk the full case → search → hold → review → export flow before touching a real matter. Why: Holds and exports are high-impact; the pattern is proven on eDiscovery Case – Matter-A – Pilot first, then applied to live matters. Verify: A pilot custodian account and a scratch matter name exist. Implement: Nominate a pilot custodian (seed some test mail/files/Teams messages) and reserve the name Matter-A.

## 2.8 Compliance boundary decision (if required)

Description: A decision on whether eDiscovery must be scoped so a given eDiscovery team can only search a subset of the org (for example by region or agency), enforced with a compliance security filter. Why: In multi-region/multi-agency tenants, allowing every eDiscovery Manager to search everyone may violate policy; the boundary must be defined *before* matters run. Verify: A written boundary policy exists (which team may search which population). PowerShell Get-ComplianceSecurityFilter shows configured filters. Implement: With legal/HR, define the boundary; create filters with MSEDISC-Scope.ps1 (New-ComplianceSecurityFilter). The *policy* is a legal/HR determination; the script only implements it.

## 2.9 Change control + rollback for holds and exports

Description: A documented change-control and rollback process for placing/removing a hold and for running an export. Why: A broad hold affects preservation across many mailboxes/sites and an export moves potentially sensitive content; both need an approver, a pilot gate, and a defined rollback. Verify: A change ticket exists with approver, pilot scope, and rollback (remove the case-hold rule/policy; delete the review set/export).  Implement: Record the change, name the pilot matter, define the rollback, and get legal approval before placing a live hold or running a live export.

__________________________________________________

## Checklist

eDiscovery licensing confirmed (Standard vs Premium/E5) — MSEDISC-Discovery.ps1 — *verify in tenant*

Roles assigned: eDiscovery Manager (+ eDiscovery Administrator lead), no Global Admin for matters

Unified audit log enabled — MSEDISC-Report.ps1

In-scope workloads mapped per custodian (Exchange / SharePoint / OneDrive / Teams)

Named legal/records owner + scope & hold determination on record

Modules installed (ExchangeOnlineManagement, Microsoft.Graph.Security); modern auth works

Pilot matter Matter-A + pilot custodian ready

Compliance-boundary decision made (filters via MSEDISC-Scope.ps1 if required)

Change control + rollback for holds and exports

# 3. Implementation Guide — Microsoft 365 Purview eDiscovery Administration

Follow the deployment model Assess → Design → Configure → Pilot → Validate → Expand. Every artifact is named with the convention <Purpose> – <Scope> – <Stage> and the same name is reused in testing, troubleshooting, and the scripts. Run the whole flow on the pilot matter `Matter-A` first; only after the validation gates pass do you apply the pattern to a live matter.

Portal: https://purview.microsoft.com → eDiscovery (Government clouds use a different host, e.g. *.office365.us — verify in your tenant). PowerShell: Connect-IPPSSession (Security & Compliance) for Content Search/Standard; Microsoft.Graph.Security for Premium.

Legal owns the determination of scope, custodians, holds, and production. The steps below are the technical method; do not place a live hold or export without the legal sign-off from Requirement 2.5.

__________________________________________________

## Stage A — Assess (read-only, no changes)

Confirm tier, roles, and audit. Run MSEDISC-Discovery.ps1. It reports eDiscovery role-

group membership, existing cases/searches/holds, and whether audit is on. Confirm you have    eDiscovery Manager/Administrator (Requirement 2.2) and know whether the tenant has Premium    (Requirement 2.1). Resolve any gap before continuing.

Record the in-scope workloads per custodian from Requirement 2.4 (Exchange mailbox, OneDrive

URL, SharePoint sites, Teams membership). Remember Teams messages are collected via the    custodian's mailbox and Teams files via SharePoint/OneDrive.

Gate A (pass/fail): roles present, audit on, tier known, in-scope workloads mapped. Fail → stop and fix (Requirements 2.1–2.4).

__________________________________________________

## Stage B — Design (on paper)

Name the matter and artifacts. For the pilot use:

Case: eDiscovery Case – Matter-A – Pilot

Search: Content Search – Matter-A-Keywords – Pilot

Hold policy / rule: Hold Policy – Matter-A – Pilot / Hold Rule – Matter-A – Pilot

(Premium) Custodian: Custodian – <pilotUPN> – Matter-A; Review set: `Review Set – Matter-A –

Pilot; Export: Export – Matter-A – Pilot`.

Design the query (KQL + conditions). With legal's keywords, draft a KQL query for

ContentMatchQuery, for example:    (subject:"Project Falcon" OR body:"Project Falcon") AND (received>=2024-01-01 AND received<=2024-12-31).    Prefer explicit conditions (date range, participants, kind:/filetype:, sensitive-info    type) over broad free-text. Keep the first pass narrow — you widen only if it under-collects.

Gate B: named artifacts and a written, scoped KQL query approved by legal. Fail → refine.

__________________________________________________

## Stage C — Configure scope & boundaries (once per tenant)

(Optional) Compliance boundary. If Requirement 2.8 requires scoping which population an

eDiscovery team may search, create a compliance security filter with MSEDISC-Scope.ps1    (dry-run by default; -Apply to commit). It wraps New-ComplianceSecurityFilter — the *policy*    (who may search whom) is legal/HR's determination; the script only implements it. Skip if not    required.

Gate C: boundary filters exist and validate (or are explicitly out of scope). Fail → fix filter definition.

__________________________________________________

## Stage D — Configure & run the pilot matter

### Content Search / Standard (Security & Compliance PowerShell or portal)

Create the case. Portal: eDiscovery → Cases → Create a case named

eDiscovery Case – Matter-A – Pilot. PowerShell (Standard):    New-ComplianceCase -Name "eDiscovery Case – Matter-A – Pilot" -CaseType eDiscovery.

Build the search. Use MSEDISC-Search.ps1 — dry-run by default; it echoes the

New-ComplianceSearch/Start-ComplianceSearch it *would* run and only creates/starts when you    pass -Apply. It creates Content Search – Matter-A-Keywords – Pilot scoped to the in-scope    locations (-ExchangeLocation, -SharePointLocation, or All for an estimate) with your    -ContentMatchQuery KQL, then starts it. Portal equivalent: inside the case, Searches → New    search, add locations + query.

Review the statistics and refine. Run MSEDISC-Report.ps1 (or portal **search →

Statistics) to read item count, size, and locations with hits for `Content Search –    Matter-A-Keywords – Pilot`. Preview a sample (`New-ComplianceSearchAction -Preview`). If the    query over- or under-collects, refine the KQL (Step 4) and re-run `MSEDISC-Search.ps1 -Apply`.    Iterate until scope is right — the search name stays the same**.

Place the hold (Standard). Once legal confirms preservation, create a case hold with

MSEDISC-CaseHold.ps1 (dry-run by default; -Apply to commit). It creates    Hold Policy – Matter-A – Pilot (New-CaseHoldPolicy over the custodian mailboxes/sites) and    Hold Rule – Matter-A – Pilot (New-CaseHoldRule, optionally query-based). Portal equivalent:    case → Holds → Create.

### eDiscovery (Premium) — custodians, review set, analytics, export (E5)

Premium steps use the new eDiscovery UI and the Microsoft.Graph.Security cmdlets; exact parameters are version-dependent — verify in your tenant. MSEDISC-Report.ps1 reports Premium case/hold/export status where the Graph module is available.

Add custodians. In the Premium case, Data sources → Custodians → Add each custodian

(Custodian – <pilotUPN> – Matter-A), selecting their mailbox, OneDrive, SharePoint, and Teams.     Placing a custodian hold here preserves their content. (Graph:     New-MgSecurityCaseEdiscoveryCaseCustodian — verify parameters.)

Collect into a review set. Create a collection/search, estimate, then **commit/add to a

review set** named Review Set – Matter-A – Pilot. This copies matching content into a static,     reviewable set.

Run analytics / de-duplication. On the review set, run Analytics — email threading,

near-duplicate detection, themes — and enable de-duplication so only unique items     reach review. This is where review volume (and cost) drops.

Review, tag, redact. Reviewers apply tags (responsive/privileged) and redactions in the

review set. Legal makes responsiveness/privilege calls; you operate the tooling.

Export defensibly. From the review set, Export Export – Matter-A – Pilot with the

chosen options (native/redacted, metadata load file, item report). Download and record the     export report as evidence. (Standard/Content Search export equivalent:     New-ComplianceSearchAction -SearchName "Content Search – Matter-A-Keywords – Pilot" -Export.)

Gate D (the core pilot gate): case created; search scoped and previewed; hold effective (preserving); (Premium) review set collected, analytics run, export complete with a load file and report. Fail any → do not proceed to a live matter.

__________________________________________________

## Stage E — Validate

Run the testing procedures in `05-testing.md` against the pilot matter, and

MSEDISC-Report.ps1 for the evidence pack (search stats, hold status, export report). All     gates must pass.

Gate E: every test in Section 5 passes; the audit log shows the case, search, hold, and export activity. Fail → remediate before expanding.

__________________________________________________

## Stage F — Expand

Apply the pattern to live matters. For each real matter, repeat Stages B–E with the matter's

real name (e.g. eDiscovery Case – Matter-B – Prod), legal-approved scope, and legal sign-off     for holds/exports. Never skip the pilot gate for a new *type* of matter (new workload, cross-     region custodians, very large collection).

__________________________________________________

## Rollback (documented before you place a live hold or export)

Remove a hold: delete Hold Rule – Matter-A – Pilot then Hold Policy – Matter-A – Pilot

(portal: case → Holds → remove; PowerShell Remove-CaseHoldRule / Remove-CaseHoldPolicy).   Preservation stops going forward; content already preserved is released per its retention.   Do not remove a hold on a live matter without legal approval — it may destroy preservation.

Undo a search/collection: searches are non-destructive; delete the search

(Remove-ComplianceSearch) or the review set/collection to discard.

Undo an export: delete the export job and the downloaded package; the source content is

unchanged.

Compliance filter: Remove-ComplianceSecurityFilter to revert a boundary change.

# 5. Testing & Validation — Microsoft 365 Purview eDiscovery Administration

Run these against the pilot matter (eDiscovery Case – Matter-A – Pilot and its named artifacts) before applying the pattern to any live matter. Each test states the procedure and the expected pass/fail. MSEDISC-Report.ps1 produces the evidence pack for most of them.

## Test 1 — Roles are least-privilege

Procedure: Run MSEDISC-Discovery.ps1; or Purview → Settings → Roles & scopes → check eDiscovery Manager / eDiscovery Administrator membership. Pass: Operators are in eDiscovery Manager; the lead is in eDiscovery Administrator; no standing Global Admin is used to run matters. Fail: Matters are run as Global Admin, or operators lack the role group (see Requirement 2.2).

## Test 2 — Case exists and is scoped

Procedure: Portal → eDiscovery → Cases; or Get-ComplianceCase -Identity "eDiscovery Case – Matter-A – Pilot". Pass: The case exists with the exact name and the expected members/custodians. Fail: No case, wrong name, or unexpected members.

## Test 3 — Search is scoped and returns expected hits

Procedure: Run MSEDISC-Report.ps1 (or portal search Statistics) for Content Search – Matter-A-Keywords – Pilot; preview a sample. Pass: Item count/size are in the expected order of magnitude for the seeded pilot content; preview shows on-topic items across the in-scope workloads (including Teams messages via the mailbox). Fail: Zero hits when content was seeded, an implausibly large count (over-broad query), or a workload with no hits that should have some (query/location scope wrong — refine per Implementation Step 8).

## Test 4 — Query correctness (over/under-collection)

Procedure: Compare preview results against the known seeded pilot items. Pass: In-scope items are found; obvious out-of-scope items (wrong date range, wrong subject) are not returned. Fail: Known in-scope items are missing (under-collection) or clearly out-of-scope items appear (over-collection). Tune KQL/conditions and re-run MSEDISC-Search.ps1 -Apply.

## Test 5 — Hold is effective (preservation)

Procedure: Run MSEDISC-Report.ps1 to confirm Hold Policy – Matter-A – Pilot / Hold Rule – Matter-A – Pilot are enabled; then, as the pilot custodian, delete a seeded held item and confirm it is still recoverable/preserved (recoverable items / preservation hold). Pass: Hold policy and rule are enabled over the correct locations; the deleted item remains preserved and discoverable. Fail: Hold shows disabled/error, or a held item is permanently gone (see Troubleshooting).

## Test 6 — (Premium) Review set collected and analytics ran

Procedure: In the Premium case, open Review Set – Matter-A – Pilot; confirm items were added and that Analytics (threading / near-dup) and de-duplication completed. Pass: The review set contains the collected items; analytics/de-dup show completed and reduced the duplicate/near-dup count. Fail: Empty review set, or analytics failed/incomplete (check licensing — Requirement 2.1 — and job status).

## Test 7 — Export is complete and defensible

Procedure: Run/inspect Export – Matter-A – Pilot (Premium) or the Content Search -Export action; download the package and open the export/results report and the metadata load file. Pass: Export status Completed; item counts match the review-set/search estimate; the load file and export report are present and readable. Fail: Export errored or partial, item counts do not reconcile, or no load file/report (not defensible — investigate before producing anything to legal).

## Test 8 — Audit trail present

Procedure: Run MSEDISC-Report.ps1 (audit section) or Purview → Audit and search for the case/search/hold/export activity for Matter-A. Pass: Audit records exist for case creation, search runs, hold changes, and export. Fail: No audit activity (audit disabled — Requirement 2.3 — or insufficient time to populate).

## Test 9 — (If configured) Compliance boundary enforced

Procedure: As a scoped eDiscovery Manager, attempt to search a population outside the boundary; check Get-ComplianceSecurityFilter via MSEDISC-Scope.ps1. Pass: The filter exists and the out-of-boundary search returns no out-of-scope custodians. Fail: A scoped operator can search outside their boundary (filter missing/misconfigured).

__________________________________________________

## Validation gate summary (all must pass before a live matter)

Roles least-privilege (Test 1)

Case scoped correctly (Test 2)

Search scoped, plausible hits, right workloads (Tests 3–4)

Hold effective / preservation proven (Test 5)

(Premium) Review set + analytics/de-dup complete (Test 6)

Export complete + defensible (load file + report) (Test 7)

Audit trail present (Test 8)

Compliance boundary enforced, if configured (Test 9)

# 6. Troubleshooting — Microsoft 365 Purview eDiscovery Administration

Common failure modes and how to resolve them. Object names use the pilot convention (eDiscovery Case – Matter-A – Pilot, Content Search – Matter-A-Keywords – Pilot, Hold Policy – Matter-A – Pilot); substitute your matter. Start most diagnostics with MSEDISC-Discovery.ps1 and MSEDISC-Report.ps1.

## Access & roles

### "You don't have permission" / can't see a case

Cause: The operator is not in an eDiscovery role group, or is an eDiscovery Manager (who sees only their own cases) trying to open someone else's case. Resolve: Confirm membership with MSEDISC-Discovery.ps1 or Purview → Settings → Roles & scopes. Add the operator to eDiscovery Manager; for cross-case visibility add to eDiscovery Administrator (Requirement 2.2). Do not work around this with Global Admin.

### `Connect-IPPSSession` fails or hangs

Cause: Module missing/old, or modern-auth/MFA prompt blocked. Resolve: Install-Module ExchangeOnlineManagement -Scope CurrentUser; run interactively so the MFA prompt appears. In Government clouds pass the correct environment/host — verify in your tenant. Never store credentials to bypass the prompt.

## Licensing / tier

### Custodians, review sets, or analytics are missing from the portal

Cause: The tenant/operator has eDiscovery (Standard) only — custodians, review sets, analytics/de-dup, and structured export are Premium (E5 / E5 eDiscovery and Audit) features. Resolve: Confirm licensing (Requirement 2.1) in the admin center and with MSEDISC-Discovery.ps1; assign E5/add-on to operators and to custodians who will be placed on a Premium custodian hold. Menu names differ since the eDiscovery experience was modernized — verify in your tenant.

## Search & query

### Search returns zero hits (but content exists)

Cause: Query too narrow, wrong locations, or content not yet indexed. Resolve: Re-check the KQL and date range (Implementation Step 4); confirm the in-scope -ExchangeLocation/-SharePointLocation; preview with New-ComplianceSearchAction -Preview. Widen one condition at a time and re-run MSEDISC-Search.ps1 -Apply — the search name stays the same. Newly created/seeded content can take time to index.

### Search returns far too much

Cause: Over-broad free-text query or All locations left on after the estimate. Resolve: Add explicit conditions (date range, participants, kind:/filetype:), scope locations to the actual custodians, and re-run. Read the statistics with MSEDISC-Report.ps1 to confirm the count drops to a plausible range (Testing Test 4).

### Teams messages or Teams files are missing from results

Cause: Teams 1:1/channel messages are stored in the participants' mailboxes (Exchange); Teams files live in SharePoint/OneDrive. Searching only SharePoint (or only Exchange) misses half of Teams. Resolve: Include both the custodian mailbox (for messages) and the relevant SharePoint/ OneDrive locations (for files). Confirm both workloads show hits in MSEDISC-Report.ps1.

### Some items are flagged unindexed / partially indexed

Cause: Items Microsoft could not fully index (unsupported/corrupt/encrypted content). Resolve: In Premium collections, deliberately include unindexed items and record the count; do not silently drop them. Investigate high unindexed counts (a bad file type, encryption) before producing.

## Holds & preservation

### Hold shows an error or "not applied"

Cause: Invalid location (mailbox/site not resolvable), a custodian without an eligible license, or propagation still in progress. Resolve: Verify each location is valid and the custodian is licensed; check Get-CaseHoldPolicy/Get-CaseHoldRule via MSEDISC-Report.ps1. Hold application can take time to propagate — re-check after propagation.

### A held item was permanently deleted

Cause: The hold was placed after the deletion, or the hold scope missed that location. Resolve: Preservation only protects content from the moment the hold is effective — place the hold before collection/notification (Best Practices). Confirm the deleted item's location was in Hold Policy – Matter-A – Pilot. This is why the pilot Hold effective gate (Testing Test 5) tests deletion→recoverability before any live matter.

### Need to remove a hold

Cause: Matter closed or scope changed. Resolve: Remove the rule then the policy (Remove-CaseHoldRule → Remove-CaseHoldPolicy; or portal case → Holds → remove). On a live matter, get legal approval first — releasing a hold can destroy preservation (Implementation rollback).

## Export

### Export fails, is partial, or counts don't reconcile

Cause: Interrupted job, throttling on a very large export, or a transient service error. Resolve: Re-run the export; for large matters export in batches. Confirm final status Completed and that item counts match the review-set/search estimate in MSEDISC-Report.ps1. Do not treat a partial export as a defensible production (Testing Test 7).

### Export downloaded but no load file / report

Cause: Export options omitted the metadata load file or results report. Resolve: Re-export selecting the load file and report options; keep both as the matter's evidence (Best Practices — defensible export).

## Boundaries & scope

### A scoped operator can search outside their region/agency

Cause: Compliance security filter missing or its membership predicate is wrong. Resolve: Review filters with MSEDISC-Scope.ps1; correct the -RecipientFilter predicate and re-create (New-ComplianceSecurityFilter). Filter syntax is version-dependent — verify in your tenant. Remember the boundary policy is a legal/HR decision; only its implementation is fixed here.

## Audit / evidence

### No audit activity for the matter

Cause: Unified audit log disabled, or too little time has passed. Resolve: Enable auditing (Requirement 2.3); allow events to populate; re-run MSEDISC-Report.ps1. The audit trail is the defensibility evidence — a matter without it is not fully defensible.

# 7. Best Practices — Microsoft 365 Purview eDiscovery Administration

Durable practices for running eDiscovery defensibly and repeatably.

## Governance & scope

Legal decides, IT executes and evidences. Scope, custodians, holds, and production are legal/

records determinations. Keep a matter-intake record with the named legal owner and their sign-off;   never place a live hold or export without it.

One case per matter, always. Even for a "quick" request, run it inside a named case rather than

a loose Content Search — the case gives you holds, membership, and a contained audit trail.

Name everything consistently. <Purpose> – <Scope> – <Stage> (e.g. `eDiscovery Case –

Matter-A – Pilot, Hold Policy – Matter-A – Prod`). Reuse the exact name across searches, holds,   review sets, exports, tests, and scripts so the matter is traceable end to end.

## Least privilege

Grant eDiscovery via role groups, not Global Admin. Operators → eDiscovery Manager (own

cases); a small, named group → eDiscovery Administrator. Review membership periodically.

Use compliance boundaries where policy requires separation (region/agency/business unit).

Define the boundary once, before matters run; the boundary policy is a legal/HR decision.

## Query & collection

Start narrow, widen only if needed. Prefer explicit conditions (date range, participants,

kind:/filetype:, sensitive-info type) over broad free-text; an over-broad KQL query is   expensive and undermines defensibility.

Always estimate and preview before you export. Read the search statistics and preview a sample

to confirm on-topic hits across all in-scope workloads — including Teams messages (collected   via the mailbox) and Teams files (via SharePoint/OneDrive).

Watch for unindexed/partially-indexed items. Include them deliberately in Premium collections

and note them; do not silently drop content that could not be indexed.

## Preservation (holds)

Place the hold before you collect or notify when preservation is required — deletion between

request and hold is the classic spoliation risk.

Prefer custodian holds (Premium) for people-centric matters so preservation, communications,

and data sources track together; use case holds (Standard) for location-centric preservation.

Document hold scope and keep it current as custodians join/leave; release holds only with

legal approval and record the release.

## Review efficiency (Premium)

Run analytics before human review — email threading, near-duplicate detection, and

de-duplication routinely cut the volume reaching expensive review. Enable de-dup on every review   set.

Tag and redact in the review set, not the source. The review set is the static, defensible

copy; never alter source content.

## Defensible export

Always keep the export/results report and load file as the evidence that the production was

complete; reconcile item counts against the review-set/search estimate before handing anything to   outside counsel.

Produce redacted/native per legal's instruction, not by operator default.

## Safety & automation

Read-only or dry-run by default. The scripts here default to reporting/-WhatIf; require an

explicit -Apply to create searches, holds, or filters. Pilot every high-impact action   (broad hold, export) on Matter-A first.

Modern auth only, no secrets in code. Connect with Connect-IPPSSession / Connect-MgGraph

(MFA); never embed credentials, tokens, or app secrets in a script or in source control.

Cloud/version awareness. Government clouds use different portal hosts (e.g. *.office365.us)

and the eDiscovery UI was modernized (unified Standard/Premium) — confirm paths and Graph cmdlet   parameters in your tenant rather than trusting older screenshots.

## Evidence & auditing

Keep audit on and export the audit trail per matter. Case, search, hold, and export activity in

the unified audit log is the proof of a defensible process — treat it as a deliverable of every   matter.

# 8. Deliverables Summary — Microsoft 365 Purview eDiscovery Administration

## Documentation

01 – Solution Overview — the eDiscovery model (Content Search vs Standard vs Premium), cases,

holds/custodians, review sets, analytics, export, and how it differs from Purview DLP/labels/   retention; the reference design and deployment model.

02 – Requirements Guide — every prerequisite (licensing/tier, eDiscovery roles, audit,

in-scope workloads, legal owner, modules, pilot matter, compliance boundary, change control) with   Verify / Implement steps and a checklist.

03 – Implementation Guide — the ordered **Assess → Design → Configure → Pilot → Validate →

Expand** build: create the case, design the KQL/condition query, run and refine Content Searches,   place holds, and (Premium) add custodians, collect a review set, run analytics/de-dup, and export —   every artifact named, with pass/fail gates and rollback.

05 – Testing & Validation — nine procedures with expected pass/fail (search scoped, hold

effective, export complete + defensible, audit present) and a gate summary.

06 – Troubleshooting — common failure modes and resolutions (no hits, missing Teams content,

hold not preserving, Premium features absent, export errors, boundary issues).

07 – Best Practices — durable practices for defensible, least-privilege, repeatable eDiscovery.

Executive Summary — outcome, approach, and why the approach is low-risk.

## PowerShell scripts (5) — safe-by-default (read-only or `-WhatIf`; modern auth; no secrets)

MSEDISC-Discovery.ps1 — read-only eDiscovery posture & readiness check. Reports

eDiscovery role-group membership (Manager/Administrator), existing cases, Content Searches, and    case holds, and whether the unified audit log is on — the "what exists / am I ready" assessment.

MSEDISC-Search.ps1 — Content Search builder/runner, dry-run by default. Echoes the

New-ComplianceSearch/Start-ComplianceSearch it would run for Content Search –    <Matter>-Keywords – <Stage> with your KQL and locations; creates and starts only with -Apply.

MSEDISC-CaseHold.ps1 — case + hold configuration helper, dry-run by default. Creates the

case and a case-hold policy/rule (New-ComplianceCase, New-CaseHoldPolicy, New-CaseHoldRule)    named to the matter; previews by default, commits with -Apply. Never removes holds silently.

MSEDISC-Report.ps1 — search / hold / export status report (read-only). Summarizes

Content Search statistics and actions, case-hold status, and (where the Graph Security module is    present) Premium case/export status, plus eDiscovery audit activity — the evidence pack.

MSEDISC-Scope.ps1 — scope / config helper, dry-run by default. Reports and (with

-Apply) creates a compliance security filter (New-ComplianceSecurityFilter) to enforce an    eDiscovery boundary, and validates that the matter's named objects exist. The boundary *policy* is    a legal/HR determination; the script only implements it.

All scripts print clear, named output referencing the same artifact names used in the Implementation and Testing guides, so the docs and automation stay in lockstep.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## MSEDISC-CaseHold.ps1

## MSEDISC-Discovery.ps1

## MSEDISC-Report.ps1

## MSEDISC-Scope.ps1

## MSEDISC-Search.ps1