Microsoft Teams Meetings, Webinars & Policy Configuration

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary

## Outcome

Teams meetings stop behaving inconsistently and permissively by default and become secure, consistent, and fit-for-purpose by policy. Concretely: the lobby, anonymous and PSTN join, cloud recording and transcription, presenter roles, and recording expiration/storage are set by named meeting policies per cohort; webinars and town halls are governed so only the intended creators can run external events; sensitive meetings get a template and sensitivity label (forced lobby, no recording, watermark) where Teams Premium is licensed; and every policy is assigned by group, so the right people automatically get the right experience.

## Approach

This is Teams meeting and webinar policy configuration implemented specifically — not a broad Teams governance or voice project. It follows the house model Assess → Design → Configure → Pilot → Validate → Expand: today's posture is assessed, a small named policy set is designed with the business (Standard / Exec / Restricted plus a tuned Global baseline), org and policy settings are configured, everything is assigned to a small pilot group first, validated against explicit pass/fail gates (lobby, recording, presenter, webinars, template all correct), and only then expanded to production cohorts in controlled waves. Automation is delivered as five MicrosoftTeams / Microsoft Graph scripts that are read-only or -WhatIf by default, with no stored credentials.

## Why it is low-risk

Nothing production changes until it's assigned. Policies are built and validated while assigned to

no one; a custom policy left unassigned affects zero users.

Pilot-first with gates and a fast rollback. Every change is proven on a pilot group before broad

rollout, and rollback is clean — un-assign the group (users fall back to the previous/Global policy),   no data touched.

Licensing is verified up front. Templates, sensitivity, and watermark are Teams Premium — the

solution checks entitlement and flags it rather than assuming it.

Compliance stays in control of compliance. The solution *attaches* the sensitivity label the

compliance owner defined in Purview; it never decides what the label protects or how long meeting   data is retained.

## Boundary

Scoped to meeting policies, webinars/town halls, templates + sensitivity attachment, recording storage/expiration, and group-based assignment. Teams Phone / calling, the definition of sensitivity/retention labels, and broader Teams governance / guest access / apps / Rooms are separate products and intentionally out of scope here.

# 1. Solution Overview — Microsoft Teams Meetings, Webinars & Policy Configuration

## What this solution is

Out of the box, Teams meetings behave the same for everyone, and the defaults are permissive: anyone can bypass the lobby, external and anonymous people can join and even start meetings, everyone is a presenter, cloud recording and transcription are on, and there is no way to tell an exec's board meeting apart from a casual team sync. This solution configures Microsoft Teams meetings, webinars, and town halls by policy so meetings are secure, consistent, and fit-for-purpose. Specifically it:

designs and applies Teams meeting policies that control the lobby (who bypasses / who waits),

anonymous and PSTN join, cloud recording and transcription, presenter roles, meeting   chat, and recording expiration / storage;

configures webinars and town halls through the Teams events policy (who can create webinars,

who can run town halls, attendee access), and notes where legacy Teams live events still apply;

builds meeting templates and attaches sensitivity labels to meetings where Teams Premium

is licensed (watermark, prevent copy, forced lobby/recording) — flagging the licensing gate;

confirms recording storage lands correctly in OneDrive / SharePoint and sets recording

expiration; and

assigns policies by group (Entra ID / Microsoft 365 group) with New-CsGroupPolicyAssignment, so

the right cohort gets the right meeting experience without per-user churn.

The work is done in the Teams admin center (admin.teams.microsoft.com), the Microsoft 365 admin center, the Microsoft Purview portal (for sensitivity labels), and the MicrosoftTeams PowerShell module (with Microsoft Graph for group membership). Every change is pilot-first.

## Scope — what this is, and what it deliberately is NOT

In scope: Teams meeting policies, org-wide meeting settings (anonymous join, storage), events policy (webinars + town halls), meeting templates and their sensitivity label attachment (Teams Premium), recording expiration/storage behavior, and group-based policy assignment.

Not in scope (separate products / owners):

Teams Phone / calling plans / Operator Connect / audio conferencing dial-in — voice is a

different solution. This solution touches PSTN only as a *meeting lobby/bypass* control, not as call   routing or number provisioning.

The definition of sensitivity labels and retention — a meeting template can *apply* a

sensitivity label, but what the label means, and any retention/records schedule, is a Microsoft   Purview / compliance determination made by the compliance/records/legal owners. This solution   attaches the label the compliance owner names; it does not author label policy.

Broad Teams governance / lifecycle (team creation, naming, expiration), **external & guest

access governance, and Teams apps** governance are their own solutions.

Teams Rooms device configuration — a Rooms meeting experience keys off these same meeting

policies, but device deployment is a separate solution.

## Why this matters

The default lobby is a security gap. With permissive defaults, uninvited external or anonymous

participants can land directly in a meeting, and anyone can start it before the organizer arrives.   A lobby policy closes that gap consistently instead of meeting-by-meeting.

"Everyone is a presenter" is how meetings get hijacked. Setting the presenter role by policy

stops attendees from sharing their screen or removing others uninvited.

Recording and transcription are compliance-sensitive. Whether a meeting can be recorded or

transcribed, where the recording is stored, and how long it lives are decisions that should be set by   policy for a cohort — not left to each user.

Webinars and town halls are external-facing. Uncontrolled, anyone can spin up an external

webinar. The events policy decides who can, and how attendees join.

One size does not fit all. Execs, standard staff, and frontline/external-facing users need

different meeting experiences. Group-based assignment delivers that without manual per-user work.

## How it works

Licensing gates the premium pieces (verify first). Core meeting policies, events policy, and

group assignment work on standard Teams licensing. Meeting templates, sensitivity labels on    meetings, watermark, and "prevent copy" are Teams Premium features — they require a Teams    Premium license on the organizer. Confirm entitlement before designing templates. *(Verify in your    tenant/plan.)*

Assess the current posture. Export today's meeting policies, events policy, org meeting

configuration, recording/storage settings, and existing group assignments — the    Meeting Posture – Teams – Discovery snapshot — so you design against reality, not assumptions.

Design the policy set. Rather than editing the built-in Global (Org-wide default) policy

destructively, design a small set of named custom policies for the cohorts that need them, and    tune the Global policy to a safe baseline for everyone else.

Configure org-wide meeting settings. Set the org-level Set-CsTeamsMeetingConfiguration

controls — notably -DisableAnonymousJoin — which sit *above* the per-policy anonymous toggle.

Build the meeting policies. Create/tune each policy's lobby (-AutoAdmittedUsers), anonymous

join (-AllowAnonymousUsersToJoinMeeting), PSTN lobby bypass (-AllowPSTNUsersToBypassLobby),    recording (-AllowCloudRecording), transcription (-AllowTranscription), presenter role    (-DesignatedPresenterRoleMode), chat, and recording expiration (-NewMeetingRecordingExpirationDays).

Configure webinars & town halls. Create/tune the events policy

(Set-CsTeamsEventsPolicy): -AllowWebinars, -AllowTownhalls, attendee access, and event    integrations. Note the legacy Teams live events policy (Set-CsTeamsMeetingBroadcastPolicy)    where an org still uses live events; Microsoft is steering live events toward town halls.

Build templates + sensitivity (Teams Premium). In the Teams admin center, create the meeting

template and attach the sensitivity label the compliance owner specifies, then publish it    with a template policy so the right cohort sees it.

Assign by group. Assign each policy to its cohort's group with

New-CsGroupPolicyAssignment (ranked), so membership drives the meeting experience — pilot    group first.

## The reference model (artifacts this solution creates)

Every artifact is named <Purpose> – <Scope> – <Stage> and reused verbatim across the docs, scripts, the Teams admin center, and the Purview portal.

| Artifact | Name |
| --- | --- |
| Read-only posture assessment export | Meeting Posture – Teams – Discovery |
| Org-wide meeting settings (anonymous join, storage) | Meeting Config – Org – Prod |
| Baseline meeting policy for most staff | Meeting Policy – Standard – Prod |
| Executive / sensitive-meeting policy | Meeting Policy – Exec – Prod |
| Restricted (frontline / external-facing) policy | Meeting Policy – Restricted – Prod |
| Pilot copy of the standard policy | Meeting Policy – Standard – Pilot |
| Webinars + town halls events policy | Events Policy – Standard – Prod |
| Restricted events policy (no external webinars) | Events Policy – Restricted – Prod |
| Meeting template (Teams Premium) | Meeting Template – Confidential – Prod |
| Sensitivity label attached to the template | Sensitivity Label – Confidential – Meeting *(defined by compliance)* |
| Pilot scope group | Meeting Scope – Pilot – Group |
| Executive scope group | Meeting Scope – Exec – Group |
| Group policy assignment (exec cohort) | Meeting Assignment – Exec – Group |
| Validation pass/fail report | Meeting Validation – Teams – Report |

The sensitivity label name above is illustrative — use the exact label the compliance/records owner has defined in Purview. Never invent a label or decide what it protects.

## Benefits

Lobby, recording, transcription, and presenter behavior are set by policy, not left to defaults —

consistently, per cohort.

Anonymous and PSTN join are controlled at both the org level and the policy level, closing the

most common meeting-security gaps.

Webinars and town halls are governed — only the intended creators can run external events.

Sensitive meetings get a template + sensitivity label (watermark, prevent copy, forced lobby)

where Teams Premium is licensed.

Assignment is group-driven, so onboarding a new exec or team gets the right experience

automatically, and every change is pilot-first with pass/fail gates and a rollback.

## Limitations (be honest with buyers)

Templates, sensitivity labels on meetings, watermark, and prevent-copy are Teams Premium. Without

Premium on the organizer, those steps do not apply — verify entitlement in your tenant/plan; this   solution flags it but cannot grant it.

Policy changes are not instant. New or changed meeting/events policies and group assignments can

take time to propagate to clients (commonly minutes, occasionally longer); validate after propagation.

Group assignment is ranked, not additive. A user in multiple assigned groups gets the policy from

the highest-ranked assignment for that policy type — plan ranks deliberately (covered in   Implementation).

The Global policy still applies to everyone unassigned. Tuning custom policies does nothing for

users who fall back to Global — the baseline must be set too.

Sensitivity-label meaning and retention are compliance decisions. This solution attaches the

label the compliance owner specifies; what it protects and how long meeting data is retained is   their determination, not the implementer's.

Commercial vs Government clouds differ. Portal URLs and some capability availability differ on

GCC / GCC High / DoD (*.office365.us, *.microsoft.us); noted where it matters — verify on   your cloud.

## The standard deployment model

Assess the current meeting/events posture and licensing → design the policy set (Global baseline + Standard/Exec/Restricted, events policy, templates) → configure org settings and policies → assign to a pilot group first → validate (lobby, recording, roles, webinars, template) against explicit pass/fail gates → expand to the broad cohorts in waves. Pattern: Assess → Design → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback.

# 2. Requirements

This solution assumes the shared Teams category requirements are already met — a Microsoft 365 tenant with Teams and appropriate licensing, least-privilege Teams Administrator access, the MicrosoftTeams PowerShell + Microsoft Graph toolchain, an identity/group source of truth, a pilot scope with change control, and engagement with security/compliance/governance stakeholders. See global-requirements-teams.md for those six; do not duplicate them. Below are the prerequisites specific to meetings, webinars, templates, and policy assignment.

__________________________________________________

## 2.1 Teams Premium licensing — required only for templates, sensitivity, watermark (verify per organizer)

Description: Core meeting policies, the events policy, org meeting settings, and group assignment

work on standard Teams licensing. But meeting templates, applying a sensitivity label to a meeting,   watermark, "prevent copy," and advanced meeting protection are Teams Premium features — the   organizer of the meeting must hold a Teams Premium license for them to take effect.

Why required: If you design the template/sensitivity portion of this solution but the target

cohort has no Teams Premium, those steps silently do nothing while the core policies still apply. This   is the single most common surprise.

How to verify: In the Microsoft 365 admin center, check Billing > Licenses for **Teams

Premium and which users hold it. In PowerShell you can confirm feature availability by inspecting   whether template/sensitivity cmdlets and admin-center options are present. Treat entitlement as   "verify in your tenant/plan" — do not assume.**

How to implement if missing: Either assign Teams Premium to the cohort that needs

template/sensitivity features, or scope this deployment to the core policy work only (lobby,   recording, roles, webinars, assignment) and defer templates until Premium is available.

## 2.2 Least-privilege admin roles for meeting policy work

Description: The work needs the Teams Administrator role for meeting/events policy and group

assignment. Creating or editing sensitivity labels requires a Compliance/Records role in   Microsoft Purview (Sensitivity Label Administrator / Compliance Administrator) — held by the   compliance owner, not necessarily the Teams admin. Global Administrator is not required for the   core work.

Why required: Meeting and events policies are gated by the Teams Administrator role; sensitivity

labels are gated by the Purview compliance roles. Splitting them keeps least privilege intact.

How to verify: In the M365 admin center / Entra roles confirm Teams Administrator on the

operator; confirm the compliance owner holds the Purview label role.

How to implement if missing: Have a Global Admin assign Teams Administrator to the operator

under change control; route label creation to the compliance owner.

## 2.3 Cohort groups for policy assignment (source of truth confirmed)

Description: Group-based assignment needs the Entra ID / Microsoft 365 security groups that

represent each meeting cohort — at minimum a pilot group and the production cohorts (e.g. exec,   standard, restricted). Group policy assignment supports security groups and M365 groups; very large   or dynamic groups may evaluate more slowly — verify behavior in your tenant.

Why required: New-CsGroupPolicyAssignment targets a group, not individual users. Without clean,

authoritative cohort groups, assignment is guesswork and drifts from HR/identity reality.

How to verify: Confirm the group object IDs (Get-MgGroup), their membership source (assigned vs

dynamic), and that they are the authoritative cohorts. Confirm the pilot group exists and is small.

How to implement if missing: Create or nominate the cohort groups (naming per the reference

model, e.g. Meeting Scope – Exec – Group) before assigning policies.

## 2.4 A defined meeting/security baseline (what the org actually wants)

Description: The desired settings for each cohort must be decided before configuring: lobby

behavior (who bypasses), whether anonymous/PSTN can join and start, whether cloud recording and   transcription are allowed, the default presenter role, meeting-chat behavior, and recording expiration.

Why required: These are policy decisions, not technical ones — the tool applies them, but the

security/collaboration owners decide them. Configuring without an agreed baseline produces churn.

How to verify: Confirm a signed-off baseline table (per cohort) exists, reviewed by the security

and collaboration-governance stakeholders (GR §6).

How to implement if missing: Facilitate a short baseline decision with the stakeholders using the

Meeting Posture – Teams – Discovery export as the starting point.

## 2.5 Recording storage understood (OneDrive / SharePoint)

Description: Teams meeting recordings are stored in OneDrive (for non-channel meetings, in the

organizer's OneDrive) or SharePoint (for channel meetings, in the team's site) — not in a   separate recordings service. Recording behavior therefore depends on the organizer having a   provisioned OneDrive and sufficient storage, and on OneDrive/SharePoint retention.

Why required: If an organizer has no OneDrive license/provisioning, recording can fail or have

nowhere to land. Recording expiration (-NewMeetingRecordingExpirationDays) and any   OneDrive/SharePoint retention interact.

How to verify: Confirm in-scope organizers have OneDrive provisioned and adequate quota; note any

OneDrive/SharePoint retention labels that affect recordings (a compliance concern — coordinate).

How to implement if missing: Ensure OneDrive is licensed/provisioned for organizers who record;

coordinate recording expiration with the compliance owner's retention stance.

## 2.6 Sensitivity label(s) defined by compliance (if using templates)

Description: If the deployment attaches a sensitivity label to a meeting template, the label

must already be defined and published in Microsoft Purview by the compliance owner, with its   meeting-protection settings (encryption, watermark, prevent copy, forced lobby/recording) decided.

Why required: A template can only attach a label that exists; **what the label protects is a

compliance determination**, deferred to that owner.

How to verify: Confirm the exact label name(s) and that they are published to the relevant users.

How to implement if missing: Request the compliance owner define/publish the label first; do not

invent a label or its protections.

## 2.7 Commercial vs Government cloud confirmed

Description: Confirm whether the tenant is Commercial or Government (**GCC / GCC High /

DoD**). Admin-center URLs, some capability availability (including certain Premium and events   features), and the PowerShell endpoint differ by cloud.

Why required: Steps and URLs that are correct on Commercial may differ on Government clouds

(*.office365.us, *.microsoft.us); assuming the wrong cloud produces broken links and missing   features.

How to verify: Confirm the cloud with the tenant owner; when connecting PowerShell, use the

correct environment (e.g. Connect-MicrosoftTeams -TeamsEnvironmentName TeamsGCCH /   TeamsDOD where applicable — verify the exact parameter value for your cloud).

How to implement if missing: Record the cloud in the runbook and use the matching URLs/endpoints

throughout.

# Global Requirements — Microsoft Teams Solutions

These requirements apply to every solution in the Teams category (Teams governance, meetings, external access, Teams Phone, apps, Teams Rooms, and Teams security/compliance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Teams solution). The Teams admin center (admin.teams.microsoft.com), the Microsoft 365 admin center, the MicrosoftTeams PowerShell module, and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Where a capability, policy, or portal path is plan- or version-dependent (Teams Phone licensing, Calling Plans vs Operator Connect vs Direct Routing, Premium features, Commercial vs Government cloud), it is cited or flagged "verify in your tenant" — never invented. Third-party devices and apps (certified Teams Rooms hardware, SBCs, ISV apps) are integrated at the pattern level; their internals are deferred to the vendor's own docs. Automation is PowerShell (MicrosoftTeams module / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with Microsoft Teams and appropriate licensing

Description: A Microsoft 365 tenant with Microsoft Teams enabled and the licensing the

capability requires (e.g. Teams Phone + a calling plan/Operator Connect for voice, Teams Premium for   premium features, the appropriate E-plan for advanced compliance).

Why required: All policy, voice, app, and compliance configuration depends on the right plan.

How to verify: In the M365 admin center confirm the Teams subscription and relevant add-ons.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Administrative access (least-privilege Teams roles)

Description: Access with the least-privilege role the solution names — typically **Teams

Administrator (or Teams Communications/Device Administrator), with Global Administrator** only   where genuinely required.

Why required: Teams policy, voice, app, and org-wide settings require the corresponding role.

How to verify: Confirm the role in the M365 admin center / Entra roles.

How to implement if missing: Have a Global Admin assign the least-privilege role under change control.

## 3. Microsoft Teams PowerShell + Graph toolchain

Description: A workstation with the MicrosoftTeams PowerShell module (and Graph PowerShell

where used), modern-auth / MFA-capable admin sign-in.

Why required: Configuration, automation, and the provided scripts run through Teams PowerShell / Graph.

How to verify: Connect-MicrosoftTeams succeeds; Get-Module MicrosoftTeams.

How to implement if missing: Install-Module MicrosoftTeams; confirm modern-auth sign-in.

## 4. Identity, groups & lifecycle source of truth

Description: A defined identity/group source (Entra ID groups, and where used **Microsoft 365

Groups which back teams) and the lifecycle** stance (creation, naming, expiration/retention) the   org expects.

Why required: Teams are backed by M365 Groups; governance, provisioning, and access key off

groups and the lifecycle model.

How to verify: Confirm which groups/OU model is authoritative and the lifecycle expectations.

How to implement if missing: Define the group/lifecycle model before configuring governance.

## 5. A pilot scope and change control

Description: A pilot team / policy group / user set to validate on before org-wide rollout,

and a change-control process for production policy/voice/compliance changes.

Why required: Every solution follows an Assess → Design → Configure → Pilot → Validate → Expand

model; policy and voice changes are high-impact.

How to verify: Confirm a named pilot scope and an approval/change window are available.

How to implement if missing: Create a pilot scope and agree change control before production changes.

## 6. Security, compliance & governance stakeholders

Description: Engagement with the security, compliance/records, and collaboration-governance

stakeholders whose policies the configuration must satisfy (external access, information barriers,   retention, DLP, app governance).

Why required: Collaboration governance and compliance settings must align to enterprise policy.

How to verify: Confirm the applicable policies and named approvers.

How to implement if missing: Identify the owners and capture requirements before configuring governance.

*The deployment model across every Teams solution is the same: Assess → Design → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback for production changes. Automation is delivered as PowerShell (MicrosoftTeams module / Graph) — never with hardcoded credentials or secrets in code.*

# 3. Implementation

Follow these steps in order. They implement the house model Assess → Design → Configure → Pilot → Validate → Expand. Every artifact is named per the reference model and reused verbatim. Meeting, events, and assignment changes are high-impact (they change every affected user's meeting experience) — do them under change control, pilot-first, with the rollback in §3.11 ready.

Connect once, correctly. All PowerShell below uses modern auth — no stored credentials: powershell Connect-MicrosoftTeams          # Commercial. For Government, add -TeamsEnvironmentName # (e.g. TeamsGCCH / TeamsDOD) — verify the value for your cloud. Connect-MgGraph -Scopes 'Group.Read.All','User.Read.All'   # for group membership / effective policy  Admin center: admin.teams.microsoft.com (Government: verify the *.office365.us equivalent).

__________________________________________________

## 3.0 Assess — capture the current posture (read-only)

Run the discovery script to snapshot today's state into Meeting Posture – Teams – Discovery:

.\TEAMSMTG-Discovery.ps1 -CsvFolder .\posture

It enumerates every meeting policy (Get-CsTeamsMeetingPolicy), the events policy    (Get-CsTeamsEventsPolicy), the org meeting configuration (Get-CsTeamsMeetingConfiguration),    recording/storage-relevant settings, and existing group policy assignments    (Get-CsGroupPolicyAssignment).

Gate G0 (baseline captured): you have a CSV of current policies and assignments, and the

security/collaboration owners have signed off the target baseline per §2.4. If not, stop and get    the baseline first — do not configure against assumptions.

## 3.1 Design — decide the policy set (no changes yet)

Design a small set rather than editing Global destructively:

| Cohort | Policy name | Lobby (-AutoAdmittedUsers) | Anonymous join | Recording | Presenter role |
| --- | --- | --- | --- | --- | --- |
| Most staff | Meeting Policy – Standard – Prod | EveryoneInCompanyExcludingGuests | Off | On | EveryoneUserOverride |
| Execs / sensitive | Meeting Policy – Exec – Prod | OrganizerOnly (or InvitedUsers) | Off | Off (or On per policy) | OrganizerOnlyUserOverride |
| Frontline / external-facing | Meeting Policy – Restricted – Prod | EveryoneInCompany | Off | Off | EveryoneInCompanyUserOverride |
| Everyone unassigned | Global (Org-wide default) | EveryoneInCompanyExcludingGuests | Off | per org baseline | EveryoneUserOverride |

The exact values are your baseline decisions (§2.4) — the table shows a defensible default set. -AutoAdmittedUsers accepts values including EveryoneInCompanyExcludingGuests, EveryoneInCompany, Everyone, OrganizerOnly, InvitedUsers, and EveryoneInSameAndFederatedCompany — verify the exact accepted set for your tenant version. Presenter-role modes include EveryoneUserOverride, EveryoneInCompanyUserOverride, and OrganizerOnlyUserOverride.

Also design the events policy (Events Policy – Standard – Prod vs Events Policy – Restricted – Prod) and, if Teams Premium is licensed, the template (Meeting Template – Confidential – Prod) and its sensitivity label (Sensitivity Label – Confidential – Meeting, defined by compliance).

## 3.2 Configure — org-wide meeting settings (`Meeting Config – Org – Prod`)

Some controls sit above per-policy settings, org-wide:

Preview, then set the org meeting configuration — notably anonymous join:

# Preview
   Set-CsTeamsMeetingConfiguration -Identity Global -DisableAnonymousJoin $true -WhatIf
   # Apply (this is the org master switch for anonymous join)
   Set-CsTeamsMeetingConfiguration -Identity Global -DisableAnonymousJoin $true

Layered model to keep straight: Set-CsTeamsMeetingConfiguration -DisableAnonymousJoin is the

org master switch; the per-policy -AllowAnonymousUsersToJoinMeeting (§3.3) only takes effect if    the org switch permits it. Decide the org stance first.

Gate G1 (org settings applied): Get-CsTeamsMeetingConfiguration shows the intended

DisableAnonymousJoin. Anonymous join now behaves per the org decision.

## 3.3 Configure — build the meeting policies (safe, idempotent)

Use the configuration script in preview mode first, then commit. It creates any missing policy and updates drift on existing ones; it never deletes.

Preview the full policy set (no changes):

.\TEAMSMTG-Set-MeetingPolicy.ps1 -WhatIf

Commit the policies:

.\TEAMSMTG-Set-MeetingPolicy.ps1 -Commit

Under the hood each policy is created/tuned with real parameters, e.g. the Exec policy:

New-CsTeamsMeetingPolicy -Identity 'Meeting Policy – Exec – Prod' -ErrorAction SilentlyContinue
   Set-CsTeamsMeetingPolicy  -Identity 'Meeting Policy – Exec – Prod' `
     -AutoAdmittedUsers 'OrganizerOnly' `
     -AllowAnonymousUsersToJoinMeeting $false `
     -AllowPSTNUsersToBypassLobby $false `
     -AllowCloudRecording $false `
     -AllowTranscription $false `
     -DesignatedPresenterRoleMode 'OrganizerOnlyUserOverride' `
     -NewMeetingRecordingExpirationDays 30

Also tune the Global (Org-wide default) policy to the safe baseline so unassigned users are

covered (the script does this when -IncludeGlobal is passed).

Gate G2 (policies exist and match design): `Get-CsTeamsMeetingPolicy | Format-Table Identity,

AutoAdmittedUsers, AllowCloudRecording, DesignatedPresenterRoleMode` shows each named policy with the    designed values. No user is assigned yet — safe to proceed.

## 3.4 Configure — webinars & town halls (`Events Policy – Standard – Prod`)

Preview then create/tune the events policy:

.\TEAMSMTG-Set-EventsAndTemplates.ps1 -WhatIf
   .\TEAMSMTG-Set-EventsAndTemplates.ps1 -Commit

Which applies, e.g.:

New-CsTeamsEventsPolicy -Identity 'Events Policy – Standard – Prod' -ErrorAction SilentlyContinue
   Set-CsTeamsEventsPolicy -Identity 'Events Policy – Standard – Prod' `
     -AllowWebinars 'Enabled' -AllowTownhalls 'Enabled'
   # Restricted cohort: no external webinars
   Set-CsTeamsEventsPolicy -Identity 'Events Policy – Restricted – Prod' `
     -AllowWebinars 'Disabled' -AllowTownhalls 'Disabled'

Parameter names/values for the events policy are version-dependent (e.g. attendee-access and event-integration parameters have evolved) — the script sets the widely-available -AllowWebinars / -AllowTownhalls; verify the exact parameters for your tenant version and extend as needed.

Legacy live events (only if still used): where an org still runs classic Teams live events,

configure Set-CsTeamsMeetingBroadcastPolicy. Microsoft is steering live events toward town    halls — treat live events as legacy and prefer town halls for new work. *(Verify the retirement    timeline for your cloud.)*

Gate G3 (events policy correct): Get-CsTeamsEventsPolicy shows the intended webinar/town-hall

stance per cohort.

## 3.5 Configure — meeting templates + sensitivity (Teams Premium — flag & verify)

Licensing gate: this whole step requires Teams Premium on the organizer (§2.1). If Premium is not licensed, skip to §3.6 and record templates as deferred.

In the Teams admin center → Meetings → Meeting templates, create

Meeting Template – Confidential – Prod. Set the template's locked options (e.g. force lobby to    OrganizerOnly, disable recording, restrict who can present).

Attach the sensitivity label Sensitivity Label – Confidential – Meeting — using the exact label

the compliance owner published in Purview (§2.6). The label's meeting protections (watermark,    prevent copy, encryption) are the compliance owner's determination; you attach, you do not define.

Publish the template to the right cohort with a template policy (Teams admin center; PowerShell

exposes template configuration/visibility cmdlets whose exact names are version-dependent —    verify in your tenant, e.g. Get-CsTeamsMeetingTemplateConfiguration and the template policy    cmdlets).

Gate G4 (template visible where intended): a pilot organizer with Premium sees

Meeting Template – Confidential – Prod when scheduling; a non-Premium user does not (expected).

## 3.6 Pilot — assign policies to the pilot group only

Do not assign to production cohorts yet.

Create the pilot copy Meeting Policy – Standard – Pilot (the config script created it) and assign

it to Meeting Scope – Pilot – Group by group assignment:

.\TEAMSMTG-AssignmentReport.ps1 -AssignGroup 'Meeting Scope – Pilot – Group' `
     -PolicyType TeamsMeetingPolicy -PolicyName 'Meeting Policy – Standard – Pilot' -Rank 1 -WhatIf
   # then -Commit to apply

Which wraps:

$g = Get-MgGroup -Filter "displayName eq 'Meeting Scope – Pilot – Group'"
   New-CsGroupPolicyAssignment -GroupId $g.Id -PolicyType TeamsMeetingPolicy `
     -PolicyName 'Meeting Policy – Standard – Pilot' -Rank 1

Assign the pilot events policy the same way (-PolicyType TeamsEventsPolicy).

Gate G5 (pilot assigned): Get-CsGroupPolicyAssignment -GroupId $g.Id lists the pilot

assignments. Allow time to propagate (minutes; occasionally longer).

## 3.7 Validate the pilot (see §5 for full procedures)

Run validation against the pilot users:

.\TEAMSMTG-Validation.ps1 -SampleGroup 'Meeting Scope – Pilot – Group' -CsvPath .\pilot-validation.csv

With pilot users, schedule and start a real meeting and confirm the lobby, recording,

transcription, and presenter behavior match the assigned policy, and (if Premium) that the template    and sensitivity label appear and enforce.

Gate G6 (pilot passes): every validation row is PASS and the live-meeting behavior matches

design. If any fail, fix and re-pilot — do not expand.

## 3.8 Expand — assign production cohorts in waves

Assign each production policy to its group, ranked so multi-group users resolve deterministically

(lower Rank = higher precedence):

.\TEAMSMTG-AssignmentReport.ps1 -AssignGroup 'Meeting Scope – Exec – Group' `
     -PolicyType TeamsMeetingPolicy -PolicyName 'Meeting Policy – Exec – Prod' -Rank 1 -Commit
   .\TEAMSMTG-AssignmentReport.ps1 -AssignGroup 'Meeting Scope – Standard – Group' `
     -PolicyType TeamsMeetingPolicy -PolicyName 'Meeting Policy – Standard – Prod' -Rank 2 -Commit

This creates the Meeting Assignment – Exec – Group (etc.) assignments. Assign the matching events    policies similarly.

Expand in waves (e.g. exec cohort, then standard, then restricted), validating after each wave.

Gate G7 (production assigned & effective): TEAMSMTG-AssignmentReport.ps1 shows the intended

effective policy per sampled user, and each wave passes §5 validation before the next.

## 3.9 Confirm recording storage & expiration

With a recording-enabled cohort, record a test meeting and confirm the recording lands in the

organizer's OneDrive (non-channel) or the team's SharePoint site (channel meeting), and that    -NewMeetingRecordingExpirationDays is reflected on the file's expiration.

Gate G8 (storage correct): the recording is in the expected OneDrive/SharePoint location with the

expected expiration. Coordinate any conflicting OneDrive/SharePoint retention with the compliance    owner.

## 3.10 Document & hand over

Record the final policy set, events policy, template/label, group assignments and ranks, and the Meeting Validation – Teams – Report in the runbook (ADMIN_DOCS). Note the cloud (Commercial vs Government) and any Premium-gated features that were deferred.

## 3.11 Rollback (have this ready before you start)

Because policy/assignment changes are reversible, rollback is clean:

Un-assign a group policy (revert a cohort to Global/previous):

Remove-CsGroupPolicyAssignment -GroupId $g.Id -PolicyType TeamsMeetingPolicy

Users fall back to their next-ranked assignment or the Global default.

Revert a per-user assignment to Global: Grant-CsTeamsMeetingPolicy -Identity <user> -PolicyName $null.

Revert org anonymous stance: Set-CsTeamsMeetingConfiguration -Identity Global -DisableAnonymousJoin $false.

A custom policy left unassigned affects no one — you can safely leave it in place or remove it

with Remove-CsTeamsMeetingPolicy -Identity '<name>' once no assignment references it.

Templates/labels: unpublish the template policy to hide the template; the sensitivity label is

owned by compliance — coordinate any change with them.

Roll back assignments first (fastest way to restore the prior experience), then policies. Never delete a policy that still has assignments.

# 5. Testing & Validation

Run these after each pilot/expand wave. Each test has an explicit pass/fail. Most are read-only via TEAMSMTG-Validation.ps1; the live-meeting tests require actually scheduling and joining a meeting, which is the only way to prove the runtime experience. Reuse the reference-model names throughout.

Reconnect if needed: Connect-MicrosoftTeams (Government: add -TeamsEnvironmentName) and Connect-MgGraph -Scopes 'Group.Read.All','User.Read.All'.

__________________________________________________

## Test 1 — Named policies exist and match design

How: Get-CsTeamsMeetingPolicy | Format-Table Identity, AutoAdmittedUsers, AllowAnonymousUsersToJoinMeeting, AllowCloudRecording, AllowTranscription, DesignatedPresenterRoleMode, NewMeetingRecordingExpirationDays

Pass: Meeting Policy – Standard – Prod, – Exec – Prod, – Restricted – Prod, and the pilot

policy exist, each with the values from the §3.1 design table.

Fail: a policy is missing or a value differs → re-run TEAMSMTG-Set-MeetingPolicy.ps1 -Commit.

## Test 2 — Org anonymous-join stance applied

How: Get-CsTeamsMeetingConfiguration -Identity Global | Select-Object DisableAnonymousJoin

Pass: DisableAnonymousJoin matches the org decision (Meeting Config – Org – Prod).

Fail: value differs → re-apply Set-CsTeamsMeetingConfiguration (§3.2).

## Test 3 — Group assignments present and ranked

How: Get-CsGroupPolicyAssignment -PolicyType TeamsMeetingPolicy | Format-Table GroupId, PolicyName, Rank

(resolve GroupId to name via Get-MgGroup).

Pass: each cohort group is assigned its intended policy at the intended Rank (lower = higher

precedence); the pilot assignment exists during pilot.

Fail: missing/duplicate assignment or wrong rank → fix with the assignment helper (§3.6/§3.8).

## Test 4 — Effective policy per user is correct

How: Get-CsUserPolicyAssignment -Identity <pilotUser> -PolicyType TeamsMeetingPolicy (or

TEAMSMTG-Validation.ps1 -SampleGroup 'Meeting Scope – Pilot – Group').

Pass: each sampled user's effective meeting policy is the one their highest-ranked group

assignment grants (or Global if unassigned by design).

Fail: a user resolves to the wrong policy → check group membership and assignment ranks (a

higher-ranked group can win unexpectedly).

## Test 5 — Lobby behaves as configured (live)

How: As a pilot organizer, schedule a meeting; have an external/anonymous person and an

internal person try to join early.

Pass: admission matches -AutoAdmittedUsers (e.g. Exec = organizer-only → external waits in

lobby; internal per policy). Anonymous join follows the org + policy stance.

Fail: someone bypasses the lobby who shouldn't → recheck the effective policy (Test 4) and the org

anonymous switch (Test 2), allow propagation time, retest.

## Test 6 — Recording & transcription follow policy (live)

How: In a meeting held under each cohort's policy, attempt Record and Transcribe.

Pass: recording/transcription are available only where -AllowCloudRecording /

-AllowTranscription are $true; unavailable where $false.

Fail: a control is available/unavailable against policy → confirm the meeting was held under the

expected effective policy and propagation completed.

## Test 7 — Presenter role enforced (live)

How: In a meeting, have an attendee attempt to share screen / manage participants.

Pass: presenter capability matches -DesignatedPresenterRoleMode (e.g. organizer-only mode blocks

attendee sharing until promoted).

Fail: attendees can present against policy → recheck effective policy and retest after propagation.

## Test 8 — Webinars & town halls governed

How: As a Standard cohort user, attempt to create a webinar and a town hall; repeat as

a Restricted cohort user.

Pass: creation matches Events Policy – Standard – Prod (allowed) vs `Events Policy – Restricted –

Prod (blocked). Get-CsTeamsEventsPolicy` shows the intended stance.

Fail: creation allowed/blocked against policy → verify the events-policy assignment for that

cohort and propagation.

## Test 9 — Meeting template + sensitivity (Teams Premium only)

How: As a Premium pilot organizer, schedule using Meeting Template – Confidential – Prod;

confirm the template appears and its locked options + the Sensitivity Label – Confidential – Meeting   protections apply. As a non-Premium user, confirm the template does not appear.

Pass: Premium organizer sees and can apply the template with its label; non-Premium does not

(expected licensing behavior).

Fail: template missing for a Premium user → recheck the template policy publication and Premium

licensing (§2.1); do not assume it should appear without Premium.

## Test 10 — Recording lands in the right place with expiration

How: Record a test meeting under a recording-enabled policy (non-channel and channel).

Pass: non-channel recording is in the organizer's OneDrive, channel recording in the team's

SharePoint site; the file's expiration reflects -NewMeetingRecordingExpirationDays.

Fail: recording missing or in the wrong location / no expiration → confirm the organizer's

OneDrive is provisioned (§2.5) and the policy's expiration value; coordinate conflicting retention   with compliance.

## Test 11 — No unintended blast radius

How: Sample unassigned users: `Get-CsUserPolicyAssignment -Identity <user> -PolicyType

TeamsMeetingPolicy`.

Pass: users not in any assigned cohort resolve to the Global baseline you tuned — no surprise

policy from a stray assignment.

Fail: an unassigned user has an unexpected policy → find and remove the stray group/user

assignment.

__________________________________________________

### Validation report

TEAMSMTG-Validation.ps1 emits the Meeting Validation – Teams – Report (CSV) with a row per check and a PASS/FAIL column. All rows PASS + the live tests (5–10) confirmed is the gate to expand to the next wave.

# 6. Troubleshooting

Common failure modes when configuring Teams meetings, webinars, and policy assignment — each with the likely root cause and the fix. Reuse the reference-model names. Reconnect if needed (Connect-MicrosoftTeams; Connect-MgGraph -Scopes 'Group.Read.All','User.Read.All').

__________________________________________________

## A policy change "isn't taking effect" for users

Most likely: propagation delay. New/changed meeting or events policies and group assignments can

take minutes (occasionally longer) to reach clients. Wait and retest, and have the user fully   restart Teams.

Or: the user isn't actually assigned the policy you think. Check the effective policy, not the

policy definition: Get-CsUserPolicyAssignment -Identity <user> -PolicyType TeamsMeetingPolicy (or   TEAMSMTG-Validation.ps1 -SampleGroup ...). If it resolves to Global, the group assignment didn't   apply to them.

Or: you edited the wrong policy. Confirm you changed the policy the user is assigned, not a

similarly named one. Names matter — use the exact reference-model names.

## A user gets the wrong policy (multiple groups)

Root cause: the user is in more than one assigned group, and group assignments resolve by

Rank — the lowest-Rank (highest-precedence) assignment for that policy type wins.

Fix: review ranks with Get-CsGroupPolicyAssignment -PolicyType TeamsMeetingPolicy (or

TEAMSMTG-AssignmentReport.ps1), and set ranks so the intended policy wins. If a user needs an   explicit exception, use a direct Grant-CsTeamsMeetingPolicy -Identity <user> (per-user overrides   group assignment).

## Anonymous users still join when you disabled it (or can't when you allowed it)

Root cause: anonymous join is a two-layer control. `Set-CsTeamsMeetingConfiguration -Identity

Global -DisableAnonymousJoin is the **org master switch**; the per-policy   -AllowAnonymousUsersToJoinMeeting` only refines what the org permits.

Fix: confirm the org switch first (`Get-CsTeamsMeetingConfiguration -Identity Global | Select

DisableAnonymousJoin`), then the policy. If the org switch disables anonymous join, no policy can   re-enable it. Allow propagation after changing either.

## Lobby lets in people it shouldn't (or holds everyone)

Root cause: the effective policy's -AutoAdmittedUsers doesn't match intent, or the meeting was

created before the policy change and kept its old settings.

Fix: verify the organizer's effective policy value, and test with a newly scheduled meeting.

Remember the organizer can also change lobby options per meeting (unless a Teams Premium template   locks them) — a locked template is the way to enforce it.

## Presenter role isn't enforced — attendees can still share

Root cause: -DesignatedPresenterRoleMode on the effective policy isn't the restrictive mode you

expect, or the meeting predates the change, or the organizer promoted the attendee to presenter.

Fix: confirm the effective policy mode; test with a fresh meeting; check the meeting's participant

roles. For guaranteed enforcement on sensitive meetings, lock it via a Teams Premium template.

## Recording or transcription button is missing (or unexpectedly present)

Root cause: the effective policy's -AllowCloudRecording / -AllowTranscription value, or a

meeting created before the change.

Fix: verify the effective policy; test with a new meeting. Note both organizer and the recording

initiator's policy can matter — verify the person trying to record has the expected policy.

## Recording succeeds but the file is missing / in the wrong place

Root cause: recordings go to OneDrive (non-channel meetings, organizer's OneDrive) or

SharePoint (channel meetings, team site) — not a separate service. If the organizer has no   OneDrive provisioned or is out of quota, recording can fail or have nowhere to land.

Fix: confirm the organizer has OneDrive licensed/provisioned with quota (§2.5). For channel

meetings, check the team's SharePoint site. Check -NewMeetingRecordingExpirationDays and any   OneDrive/SharePoint retention — the stricter of expiration vs retention governs; coordinate with   compliance.

## Webinar or town hall creation is blocked (or wrongly allowed)

Root cause: the effective events policy (Events Policy – Standard/Restricted – Prod) stance

(-AllowWebinars / -AllowTownhalls) for that user, or the assignment didn't propagate.

Fix: Get-CsTeamsEventsPolicy for the definition and `Get-CsUserPolicyAssignment -PolicyType

TeamsEventsPolicy -Identity <user>` for the effective assignment. Confirm the cohort's events-policy   group assignment exists and has propagated.

## `Set-CsTeamsEventsPolicy` / template cmdlet fails on a parameter

Root cause: events-policy and meeting-template cmdlet **parameters and accepted values are

version-dependent** — a parameter valid in one module/tenant version may not exist in another.

Fix: run Get-Help Set-CsTeamsEventsPolicy -Full (and update the MicrosoftTeams module),

confirm the exact parameters/values for your version, and adjust. Do not guess parameter names —   verify in your tenant. For templates, prefer the Teams admin center and verify the current   PowerShell template cmdlet names.

## Meeting template doesn't appear for a user

Root cause (most common): no Teams Premium. Templates, sensitivity labels on meetings, watermark,

and prevent-copy require Teams Premium on the organizer — without it the template silently   does not appear. Or: the template policy isn't published to that user.

Fix: verify Teams Premium licensing (§2.1); verify the template policy is published to the user's

cohort. A non-Premium user not seeing the template is expected, not a bug.

## Sensitivity label can't be attached to the template

Root cause: the label isn't published to the relevant users in Microsoft Purview, or the

operator lacks the Purview label role.

Fix: confirm with the compliance owner that Sensitivity Label – Confidential – Meeting (use

the real name) is created and published. Do not create or redefine the label — its meaning and   protections are the compliance owner's determination.

## `Connect-MicrosoftTeams` or Graph fails / wrong cloud

Root cause: wrong cloud environment, missing module, or insufficient role.

Fix: for Government clouds connect with the correct environment

(Connect-MicrosoftTeams -TeamsEnvironmentName TeamsGCCH / TeamsDOD — verify the value for your   cloud); ensure the MicrosoftTeams module is installed/updated (Install-Module MicrosoftTeams)   and the operator holds Teams Administrator. For Graph, connect with   -Scopes 'Group.Read.All','User.Read.All'.

## Rolling back safely

Un-assign the group first — fastest restore of the prior experience:

Remove-CsGroupPolicyAssignment -GroupId <id> -PolicyType TeamsMeetingPolicy. Users fall back to   their next-ranked assignment or Global.

Revert a per-user grant: Grant-CsTeamsMeetingPolicy -Identity <user> -PolicyName $null.

A custom policy left unassigned affects no one — you can leave it in place. Only

Remove-CsTeamsMeetingPolicy once no assignment references it.

Never delete a policy that still has assignments, and coordinate any label/template change with

the compliance owner.

# 7. Best Practices

Durable practices for configuring Teams meetings, webinars, and policy assignment. These outlast any single tenant and keep the meeting estate secure and consistent.

## Policy design

Don't butcher the Global policy — layer custom policies. Tune Global (Org-wide default) to a

safe baseline for everyone unassigned, and express cohort differences in a small set of named   custom policies (Standard, Exec, Restricted). A sprawl of near-identical policies is   unmaintainable.

Name every policy `<Purpose> – <Scope> – <Stage>` and reuse the name everywhere — admin center,

scripts, assignments, runbook. Consistent names make audits and troubleshooting fast.

Decide the baseline with the business, not in the tool. Lobby, recording, transcription, and

presenter defaults are security/collaboration decisions (§2.4). The tool applies them; the   stakeholders own them.

## Security defaults that pay off

Close the lobby by default. Prefer EveryoneInCompanyExcludingGuests (or tighter) over

Everyone; reserve organizer-only lobby for sensitive cohorts. Never leave external/anonymous   bypass on by default.

Control anonymous at both layers. Set the org master switch (DisableAnonymousJoin) deliberately;

the per-policy toggle only refines what the org allows.

Default presenter to a restrictive mode for most cohorts so attendees can't hijack sharing;

organizers can still promote presenters per meeting.

Keep PSTN lobby-bypass off unless a specific cohort needs it — dial-in participants are the

hardest to identify.

## Recording, transcription & storage

Treat recording as data. Set -NewMeetingRecordingExpirationDays deliberately and coordinate with

the compliance owner's OneDrive/SharePoint retention — the two interact and the stricter one governs.

Confirm OneDrive provisioning before enabling recording for a cohort; a recording with nowhere to

land fails silently for the organizer.

Don't enable transcription org-wide by reflex — some jurisdictions and meeting types have consent

implications; make it a cohort decision.

## Webinars & town halls

Govern who can create external events. Restrict webinar/town-hall creation to the cohorts that

need it via the events policy; don't leave it open to the whole org.

Prefer town halls over legacy live events for new large-broadcast needs — Microsoft is steering

live events toward town halls; verify the retirement timeline for your cloud before building new live   events.

## Teams Premium (templates & sensitivity)

Verify Premium entitlement before designing templates. If the cohort has no Teams Premium,

templates/sensitivity/watermark silently do nothing — scope them to Premium users or defer.

Attach labels, don't author them. The sensitivity label and its protections are the **compliance

owner's** determination in Purview; the template only attaches an existing published label.

Use templates to lock the sensitive experience (forced lobby, no recording, restricted

presenting) so organizers can't accidentally loosen it.

## Assignment & change discipline

Assign by group, not per user. Group assignment keeps the experience aligned to identity/HR

reality and survives joiners/movers/leavers. Reserve per-user grants for exceptions.

Rank assignments deliberately. A user in multiple assigned groups gets the lowest-Rank (highest

precedence) assignment per policy type — document the rank scheme and test effective policy (Test 4).

Always pilot first. Assign to Meeting Scope – Pilot – Group, validate against §5, and only then

expand in waves. Meeting changes touch everyone's daily experience.

Keep the rollback ready. Roll back assignments first (fastest restore), then policies; never

delete a policy that still has assignments (§3.11).

Re-run discovery periodically. TEAMSMTG-Discovery.ps1 on a schedule catches drift — new policies,

stray assignments, or a Global baseline that changed under you.

## Cloud & versioning

Confirm Commercial vs Government early and use the matching URLs/endpoints and PowerShell

environment throughout; some events/Premium features differ by cloud.

Treat version-dependent parameters as "verify in your tenant." Events-policy and template cmdlet

parameters evolve; check the accepted values for your module version before scripting them broadly.

Automate safe-by-default. Keep the scripts read-only / -WhatIf unless -Commit is explicit, and

never store credentials — always modern-auth Connect-*.

# 8. Deliverables Summary

Everything included in this solution, on one page.

## Documentation

| Document | What it gives you |
| --- | --- |
| 1. Solution Overview | What meeting/webinar policy configuration is here, how it works, the reference model/artifacts, benefits, limitations, and the explicit boundary vs Teams Phone, Purview label definition, and other Teams solutions. |
| 2. Requirements | Solution-specific prerequisites (Teams Premium gate for templates/sensitivity, least-privilege roles, cohort groups, agreed baseline, recording storage, compliance-defined labels, Commercial-vs-Gov) with verify/implement steps — on top of the shared Teams requirements. |
| 3. Implementation | Exact ordered steps: assess → design the policy set → org settings → build meeting policies → webinars/town halls → templates + sensitivity (Premium) → pilot assign by group → validate → expand in waves, with pass/fail gates and a rollback. Every artifact named. |
| 5. Testing & Validation | Eleven tests (policies exist, org anonymous stance, assignments/ranks, effective policy, lobby, recording/transcription, presenter role, webinars/town halls, template+sensitivity, recording storage, no blast radius), each with pass/fail. |
| 6. Troubleshooting | Common failure modes (policy not taking effect, wrong effective policy, anonymous still joining, template not showing, recording missing, webinar blocked) with root cause and fix. |
| 7. Best Practices | Durable practices for policy design, security defaults, recording/storage, webinars, Teams Premium, and assignment/change discipline. |
| Executive Summary | Crisp outcome/approach/why-low-risk summary for decision-makers. |

## PowerShell scripts (5) — MicrosoftTeams module / Microsoft Graph

All are safe by default (read-only or -WhatIf/report unless an explicit -Commit), use modern-auth Connect-MicrosoftTeams / Connect-MgGraph (no stored credentials), and reuse the artifact names from the reference model.

| Script | What it does | Safe default |
| --- | --- | --- |
| TEAMSMTG-Discovery.ps1 | Read-only assessment: every meeting policy, the events policy, org meeting configuration, recording/storage-relevant settings, and existing group assignments. Emits Meeting Posture – Teams – Discovery. | Read-only |
| TEAMSMTG-Set-MeetingPolicy.ps1 | Idempotently creates/updates the meeting policies (Standard/Exec/Restricted + pilot, optionally Global) with lobby, anonymous, recording, transcription, presenter-role, and recording-expiration settings. | Preview unless -Commit; -WhatIf |
| TEAMSMTG-Set-EventsAndTemplates.ps1 | Idempotently creates/updates the events policy (Events Policy – Standard/Restricted – Prod) for webinars + town halls, and reports the Teams Premium template/sensitivity readiness (flags what must be done in the admin center + Purview). | Preview unless -Commit; -WhatIf |
| TEAMSMTG-Validation.ps1 | Read-only pass/fail validation of policy existence, org anonymous stance, assignments/ranks, and per-user effective policy for a sample group; emits Meeting Validation – Teams – Report. | Read-only |
| TEAMSMTG-AssignmentReport.ps1 | Scope/health helper: reports group policy assignments and the effective policy per sampled user; with -AssignGroup … -Commit, applies a ranked New-CsGroupPolicyAssignment (previews with -WhatIf). | Report unless -Commit; -WhatIf |

Licensing note: meeting templates, sensitivity labels on meetings, watermark, and prevent-copy are Teams Premium — verify entitlement in your tenant/plan before relying on them. Sensitivity-label meaning and retention are a Microsoft Purview / compliance determination, not an implementer decision — the template only attaches an existing published label.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## TEAMSMTG-AssignmentReport.ps1

## TEAMSMTG-Discovery.ps1

## TEAMSMTG-Set-EventsAndTemplates.ps1

## TEAMSMTG-Set-MeetingPolicy.ps1

## TEAMSMTG-Validation.ps1