Google Groups Management & Governance (Types, Lifecycle, Membership & Security)

Implementation Solution Guide

Version 1.0.0    ·    2026-07-06

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary

Google Groups are load-bearing — and almost never governed. A single group is simultaneously a mailing address, an access-control principal (added to Shared Drives, calendars, IAM, and SSO apps), and a collaboration forum. Because any user can create one, they multiply faster than anyone tracks: groups no one remembers the purpose of, groups whose only owner has left the company, groups still holding external members from a finished project, and groups open enough that anyone can post or read the archive. Each is an uncontrolled distribution path and an unaudited access grant.

This solution puts Google Groups under a real management and governance model so they are intentional, least-exposed, and auditable. It establishes a fixed set of group types with a naming convention, a lifecycle (request → approve → review → retire), a membership and ownership model (≥2 owners, owner *groups*, group-based nested membership), the right use of dynamic groups and Cloud Identity security groups, a restrictive external-membership and posting/access-settings policy, and continuous stale/orphaned-group hygiene.

Outcome. Every group is typed and named to standard; no group is orphaned or ownerless; external exposure is scoped to explicitly external groups with allow-listed partners; access-granting groups carry the immutable security label; and the whole estate is machine-checkable against policy and reviewed on a risk-based cadence — control restored, and kept.

Approach — why it's low-risk. The work follows a disciplined, pilot-first model — Assess → Design → Configure → Pilot → Validate → Expand — with an explicit pass/fail gate at every stage and a documented rollback for every high-impact change (tightening settings, removing external members, retiring a group is staged suspend → hold → delete, never a single destructive step). Five included Python tools make it repeatable and evidence-based: they are read-only or dry-run by default, carry no credentials in code, and act as the validation gates. Nothing is changed tenant-wide until it has passed on one pilot scope.

Bottom line. Google Groups made intentional and auditable — typed and named to standard, lifecycle-governed, membership and external exposure scoped, no stale or orphaned groups — delivered self-guided and tested, at a fraction of the cost of a consulting engagement.

# 1. Solution Overview — Google Groups Management & Governance

In a Google Workspace enterprise, Groups are load-bearing infrastructure that almost nobody governs. A single Google Group is, at once, a mailing list (a distribution address), an access-control principal (added to Shared Drives, calendars, IAM roles, target audiences, and SSO apps), and a collaboration space (a Groups-for-Business forum). Because a group is so cheap to create — any user can spin one up from groups.google.com by default — they multiply faster than any governance catches up. The result is predictable: thousands of groups where nobody remembers the purpose, groups whose only owner left the company (orphaned), groups that still hold external members from a project that ended two years ago, and groups configured so anyone on the internet can post or anyone in the org can join and read the archive. Every one of those groups is a distribution path, an access grant, and an audit finding waiting to happen.

This solution establishes a management and governance model for Google Groups so groups are intentional, least-exposed, and auditable: a defined set of group types with a naming convention, a lifecycle (request → approve → review → retire), a membership and ownership model, the right use of dynamic groups and Cloud Identity security groups, an external-membership and posting/access-settings policy, and a recurring stale/orphaned-group hygiene discipline. It is deployed pilot-first, with pass/fail gates and a documented rollback for the changes that are high-impact (tightening posting/access settings and removing external members can break active mail flow and collaboration).

Scope boundary — governance model, not a one-time migration. This solution governs the steady-state Groups estate. Bulk *creation* of groups from a migrated distribution-list export (Exchange DLs → Google Groups) is a migration-execution activity and is referenced only where the target type/naming/policy must be agreed before groups are loaded. This document assumes groups exist (or are landing) and defines how they are typed, named, owned, scoped, reviewed, and retired from that point on.

Vendor boundary. Google Admin console (admin.google.com) paths, the Groups settings surface, Cloud Identity dynamic/security groups, and the Admin SDK Directory (Groups) + Cloud Identity Groups APIs used by the Python tools are authored from Google's current public documentation. Several capabilities are edition-gated — dynamic groups and Cloud Identity security groups require Cloud Identity Premium (bundled with Enterprise Workspace tiers) — and those gates are flagged where they apply. Where a console page or toggle is evolving it is flagged "verify in your tenant." Compliance *interpretation* (what an auditor will accept as evidence, which regime applies) is deferred to the organization's compliance/legal owners; this solution provides the technical control, configuration method, and evidence.

## The Groups model — six design decisions, one governed estate

A governed Groups estate is the product of six deliberate design decisions. The reference model below is what the Implementation Guide stands up.

### Decision 1 — Group types (what a group is *for*)

Not all groups are the same object, and conflating them is the root of most sprawl. The design defines a small, fixed set of types, each with its own default policy:

Distribution group — a mail address for one-to-many email (e.g. all-finance@). Members

receive mail; the group is rarely an access principal.

Access/security group — a principal used to *grant access* (Shared Drives, calendars, IAM,

target audiences, SSO app assignment). Mail delivery is secondary or off. Best implemented as a   Cloud Identity security group so it carries the immutable security label.

Collaboration group — a Groups-for-Business forum/inbox (shared inbox, team discussion,

Collaborative Inbox) where members read and post to a shared archive.

Dynamic group — membership is computed from a CEL query over directory attributes (e.g. all

users in department=Finance) rather than managed by hand.

External/partner group — deliberately contains members outside the organization; governed under

the strictest external policy. The type drives every downstream default (who can join, who can post, external allowed, review cadence).

### Decision 2 — Naming convention (make the type and owner obvious)

A group's name should announce its type, scope, and purpose so an admin never has to guess. The design adopts <Type> – <Scope> – <Purpose> for the display name and a matching email prefix convention (e.g. dl-, grp-/sec-, collab-, dyn-, ext-). Examples: Distribution – Finance – All Staff at dl-finance-all@corp.example; Security – Finance – AP Drive Access at sec-finance-ap@corp.example; Dynamic – Sales – All Sales at dyn-sales-all@corp.example; External – ProjectX – Partner Collab at ext-projectx-partner@corp.example. The prefix makes type-based policy validation and reporting trivial (a script can assert every sec-* group is a security group with no external members).

### Decision 3 — Membership & ownership model (who is in, who is accountable)

Every group must have a named, accountable owner — and never a single point of failure. The design requires at least two owners per group (ideally an owner *group*, not two individuals, so ownership survives departures), assigns the `OWNER` / `MANAGER` / `MEMBER` roles deliberately, and prefers group-based (nested) membership over long lists of individual users so access is auditable in one place and driven by the directory source of truth. An orphaned group — zero live owners — is a defect the lifecycle must catch and fix.

### Decision 4 — Dynamic vs. static, and Cloud Identity security groups

For membership that maps cleanly to a directory attribute (department, location, cost centre), a dynamic group (Cloud Identity Premium) keeps membership correct automatically and eliminates the "someone forgot to remove them" class of error — the tradeoff is that membership is only as good as the attribute source of truth (HR/IGA feeding the directory). For any group used to grant access, make it a Cloud Identity security group so it carries the immutable security label: security groups can be used in IAM and access contexts where plain Groups-for-Business groups cannot, and the label prevents the group from being silently repurposed. The design decides, per group, static-vs-dynamic and whether it must be a security group.

### Decision 5 — External-membership + posting/access-settings policy (the trust boundary)

This is where a group leaks. Every group carries Groups settings that determine who can join, who can post/message, who can view the archive/members, and whether members outside the organization are allowed. Left at permissive defaults, a group can be public (anyone can post, external senders accepted, archive world-readable). The design sets a restrictive baseline at the Admin-console level (org-wide default access, "who can create groups", and whether external members are allowed at all) and a per-type policy applied to each group's settings — internal-only posting, owner-approved joins, members-only archive, external members only on explicitly ext-* groups. The default posture is restrictive, opened deliberately per type.

### Decision 6 — Lifecycle & hygiene (keeping it governed over time)

Groups decay. The design stands up a lifecycle — request → approve → review → retire — so groups are created to the model rather than ad hoc, reviewed on a cadence, and retired when their purpose ends. Hygiene sweeps run continuously: an orphaned-group finder (no live owner), a stale-group finder (no posts / no membership change / empty for N days), an external-exposure finder (external members or public settings outside policy), and an over-permissioned finder (security-type groups whose settings are too open). Retirement is staged (suspend delivery / archive → hold → delete) with a rollback window, because deleting a group that still routes mail is destructive.

## Reference design (target state)

| Layer | Target state |
| --- | --- |
| Types | Fixed set: Distribution, Security/Access, Collaboration, Dynamic, External — each with a default policy |
| Naming | <Type> – <Scope> – <Purpose> display + email prefix (dl-/sec-/collab-/dyn-/ext-) |
| Ownership | ≥2 owners, ideally an owner group; no orphaned groups; group-based nested membership |
| Dynamic/Security | Dynamic groups for attribute-driven membership; Cloud Identity security groups for anything granting access |
| External / posting | Restrictive Admin baseline; per-type settings; external members only on ext-* groups; internal-only posting default |
| Lifecycle | Request → approve → review → retire; owner-attested access reviews; staged retirement with rollback |
| Hygiene | Continuous orphaned / stale / external-exposed / over-permissioned sweeps |

## Benefits

No orphaned or ownerless groups — every group has ≥2 accountable owners; the lifecycle catches

and fixes any that lose them.

Least exposure — restrictive posting/access defaults and a hard external boundary keep groups

from becoming open relays or world-readable archives.

Membership stays correct — dynamic groups track directory attributes; group-based membership is

auditable in one place.

Access is trustworthy — Cloud Identity security groups carry an immutable label, so access

grants can't be silently repurposed.

Auditable & scales — a naming convention plus type policy makes the whole estate machine-checkable;

lifecycle and hygiene sweeps keep it governed as it grows.

## Limitations & honest constraints

Edition-gated controls. Dynamic groups and Cloud Identity security groups require **Cloud

Identity Premium**; on lower tiers the design falls back to static groups + manual review (flagged   in Requirements).

Dynamic membership is only as good as its source. A dynamic group is correct only if the

directory attribute it queries is correct — garbage attributes yield wrong membership; the HR/IGA →   directory feed is a prerequisite, not an afterthought.

Tightening settings can break things. Restricting posting, removing external members, or changing

who can post to a distribution address can break active mail flow and collaboration; every   production settings change is piloted, gated, and rollback-ready.

Existing sprawl must be remediated. This design defines the target and the sweeps to reach it;

re-typing, re-naming, re-owning, and cleaning up thousands of existing groups is an execution effort,   not a single switch.

Retirement is destructive. Deleting a group that still routes mail or grants access breaks both;

retirement is staged (suspend → hold → delete) with a rollback window.

## Deployment model

This solution follows the house model — Assess → Design → Configure → Pilot → Validate → Expand — with explicit pass/fail gates and a documented rollback for every production settings change:

Assess — inventory the current Groups estate and its risk posture (orphaned, stale, external-exposed,

over-permissioned) read-only with groups_inventory_hygiene_assessment.py.

Design — agree the type set, naming convention, ownership model, dynamic/security-group decisions,

external/posting policy, and lifecycle against the reference design above.

Configure — set the Admin-console Groups baseline, define the named policies, and prepare the

pilot groups to the naming/type model (dry-run first with the config/settings helpers).

Pilot — apply the model to one pilot scope (e.g. Pilot OU – Groups – Finance) with a defined

pass/fail gate.

Validate — confirm naming/type policy is enforced, no orphaned/stale groups remain in scope, and

external exposure is scoped, using the validator + policy-checker tools.

Expand — roll the model out scope by scope, keeping the lifecycle and hygiene sweeps as

steady-state governance.

# 2. Requirements

These are the solution-specific prerequisites for Google Groups management & governance. They build on the shared [Global Requirements — Google Workspace & Gemini Solutions](global-requirements-google.md) (Workspace/Cloud Identity tenant with super-admin, identity source of truth, a pilot scope + change control, and security/compliance stakeholders) — those are assumed and are not repeated here. Verify each item below before starting Section 3.

__________________________________________________

## 2.1 Super-admin (or delegated Groups admin) with Groups & Cloud Identity rights

Description: A super-admin, or a custom admin role granting the Groups privileges

(create/read/update/delete groups, manage group settings and membership) plus Cloud Identity   rights for security/dynamic groups. API automation uses the Admin SDK Directory (Groups, Members,   Groups Settings) and Cloud Identity Groups APIs.

Why required: All group typing, naming, settings, ownership, dynamic/security-group configuration,

and lifecycle actions are performed with these privileges.

How to verify: In admin.google.com → Account → Admin roles, confirm the role holds the Groups

and Cloud Identity privileges; confirm you can open Directory → Groups and edit a group's   Settings and Members.

How to implement if missing: Assign the built-in Groups Admin role plus Cloud Identity

privileges, or a custom role scoped to the above, per least privilege.

## 2.2 Cloud Identity Premium (for dynamic groups & security groups)

Description: Cloud Identity Premium licensing (bundled with Enterprise Workspace editions,

or purchasable standalone) enabling dynamic groups and Cloud Identity security groups.

Why required: Attribute-driven (dynamic) membership and the immutable security label used for

access-granting groups are Premium features; without them the design falls back to static groups and   manual review.

How to verify: In admin.google.com → Billing → Subscriptions, confirm a Cloud Identity Premium

(or equivalent Enterprise) subscription; attempt to create a test dynamic group in   Directory → Groups → Create group (the dynamic option is present only with Premium — verify in   your tenant).

How to implement if missing: Acquire Cloud Identity Premium, or document that dynamic/security

groups are out of scope for this tenant and use the static-group fallback throughout.

## 2.3 Group-type catalogue & naming standard (agreed and documented)

Description: A written, stakeholder-agreed type catalogue (Distribution / Security-Access /

Collaboration / Dynamic / External) with the default policy per type, and the naming   convention (<Type> – <Scope> – <Purpose> display + email prefixes dl-/sec-/collab-/dyn-/ext-).

Why required: Every configuration step, the naming/type validator tool, and all reporting key off

this standard; without it, "governed" has no definition to enforce against.

How to verify: Confirm a document exists naming the types, their default settings, and the exact

naming/prefix rules, approved by the Groups/security owners.

How to implement if missing: Author the type catalogue and naming standard from the reference

design in Section 1 before running the validators; keep it as the source of truth the tools check   against.

## 2.4 Directory attribute source of truth (for dynamic groups)

Description: A reliable, populated set of directory attributes (e.g. department,

costCenter, orgUnitPath, location) fed from the HR/IGA source of truth via the provisioning   mechanism named in Global Requirement 4 (GCDS/SCIM), for any group whose membership will be dynamic.

Why required: A dynamic group's membership is a CEL query over these attributes — if they are

empty, stale, or inconsistent, the computed membership is wrong (and silently so).

How to verify: In Directory → Users, spot-check that the attributes your CEL queries reference

are populated and current for a representative sample; confirm the sync that maintains them is healthy.

How to implement if missing: Populate and reconcile the attributes at the source and let the sync

flow them into the directory before converting any group to dynamic; until then, keep those groups   static.

## 2.5 Groups lifecycle owners & request/approval path

Description: Named owners of the Groups lifecycle and an agreed request → approve intake

path (a form/ticket queue) and review/retire cadence, plus the change-control window (from   Global Requirement 5) for production settings changes.

Why required: Governance is a process, not a one-time config: someone must approve new groups to

the model, run access reviews, and authorise staged retirements; posting/external changes are   high-impact and need change control.

How to verify: Confirm a named intake queue/owner exists, a review cadence is agreed, and a change

window/approval path is available for Groups settings changes.

How to implement if missing: Stand up the intake queue (form/ticket), assign lifecycle owners, and

agree the review cadence and change-control process before enforcing the model in production.

## 2.6 API access + least-privilege scopes for the Python tools

Description: An authorized way for the Python tools to call Google APIs **without secrets in

code: either Application Default Credentials (ADC) for an authenticated admin, or a service   account with domain-wide delegation impersonating an admin, granted only the scopes the tools need.   Enable the Admin SDK API and Cloud Identity API** on the project.

Why required: The assessment/validation tools read Groups, members, and settings; the helpers

(with --apply) write settings/membership. Least-privilege, secret-free auth is mandatory.

Read-only scopes (assessment/validation): admin.directory.group.readonly,

admin.directory.group.member.readonly, apps.groups.settings (read), cloud-identity.groups.readonly,   admin.directory.user.readonly.

Write scopes (only for `--apply` helpers, granted separately): admin.directory.group,

admin.directory.group.member, apps.groups.settings, cloud-identity.groups.

How to verify: Confirm the APIs are enabled, the ADC/service-account identity resolves, and a

read-only tool run (e.g. groups_inventory_hygiene_assessment.py) returns data; confirm no key file   is committed to the repo.

How to implement if missing: Enable the APIs, configure ADC or DWD with the read-only scopes

above, and add the write scopes only to the identity that runs the --apply helpers under change   control.

# Global Requirements — Google Workspace & Gemini Solutions

These requirements apply to every solution in the Google category. They are the common foundation each Google Workspace / Gemini solution assumes is already in place (or stands up as part of its own Requirements section). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Google solution). The Google Admin console (admin.google.com), Google Cloud / Cloud Identity, and the Microsoft / Entra sides are authored at exact, current click-by-click detail from the vendors' public documentation. Gemini Enterprise capabilities that are in preview or rolling out are cited or flagged "verify in your tenant" — never invented. Third-party migration tools (e.g. for mail/Drive/Chat data movement) and third-party enterprise apps (ServiceNow, SAP, Databricks, etc.) are integrated at the pattern/architectural level; their internal console steps are deferred to the vendor's own docs.

## 1. Google Workspace / Cloud Identity tenant

Description: A provisioned Google Workspace (or Cloud Identity) tenant with a super-admin

account for configuration, and the appropriate Workspace edition/licensing for the capability in   scope (e.g. Enterprise Plus for Vault/CAA/DLP, Gemini/AI add-on where required).

Why required: All configuration, policy, and API work is performed against this tenant.

How to verify: Sign in to admin.google.com as a super-admin; confirm edition and license

counts under Billing / Subscriptions.

How to implement if missing: Provision the tenant and licenses through Google or an authorized

reseller before starting.

## 2. Source Microsoft 365 / Entra environment (for migration & coexistence)

Description: For migration/coexistence/identity solutions, administrative access to the source

Microsoft 365 tenant and Microsoft Entra ID (Global Administrator or the least-privilege   roles the solution names).

Why required: Migration, directory sync, SSO federation, and coexistence read from and change

the Microsoft side.

How to verify: Confirm access to the M365 admin center and the Entra admin center with the

required role.

How to implement if missing: Obtain the role from the M365/Entra tenant owner.

## 3. DNS control for the routed domains

Description: Ability to create/modify DNS records (MX, SPF, DKIM, DMARC, TXT, CNAME) for the

domains being migrated, coexisting, or verified.

Why required: Domain verification, mail routing/coexistence, and authentication all depend on

DNS changes.

How to verify: Confirm access to the authoritative DNS zone for each domain.

How to implement if missing: Coordinate with whoever controls DNS; stage changes under change

control (mail-flow changes are high-impact).

## 4. Identity & provisioning source of truth

Description: A defined identity source of truth (on-prem AD, Entra ID, or an HR/IGA system)

and the sync mechanism (e.g. Google Cloud Directory Sync (GCDS) or SCIM-based provisioning).

Why required: Consistent users/groups across ecosystems underpin SSO, licensing, and access.

How to verify: Confirm which directory is authoritative and how objects flow into Google.

How to implement if missing: Define the source of truth and provisioning model before configuring

SSO or migrating.

## 5. A pilot scope (OU / group) and change control

Description: A pilot organizational unit or group to validate on before fleet-wide rollout,

and a change-control process for production changes (especially mail flow, DNS, identity, and DLP).

Why required: Every solution follows an Assess → Configure → Pilot → Validate → Expand model;

the pilot proves the design and change control protects production.

How to verify: Confirm a named pilot OU/group exists and a change window/approval path is available.

How to implement if missing: Create a pilot OU/group and agree the change-control process with the

owners before making production changes.

## 6. Security, compliance & governance stakeholders

Description: Engagement with the security (CISO), legal/eDiscovery, and data-governance

stakeholders whose policies the configuration must satisfy (DLP, retention, Vault/Purview, and any   regulatory regime such as ITAR/DFARS/Assured Controls where applicable).

Why required: Data governance, eDiscovery, DLP, and regulated-workload settings must align to

enterprise policy and legal requirements, not just technical defaults.

How to verify: Confirm the applicable policies and named stakeholders/approvers.

How to implement if missing: Identify the owners and obtain the policy/compliance requirements

before configuring governance controls.

*The deployment model across every Google solution is the same: Assess → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback for production changes.*

# 3. Implementation

Follow these steps in order. They implement the reference design from Section 1 using the house model — Assess → Design → Configure → Pilot → Validate → Expand — with explicit pass/fail gates and a documented rollback for every high-impact change (posting/access-settings tightening, external-member removal, retirement). Every artifact is named with <Type> – <Scope> – <Purpose> (or the convention for that object) and the exact name is reused in later steps, testing, troubleshooting, and the scripts. Navigation is written for the current Google Admin console; where a page is evolving it is flagged "verify in your tenant."

Throughout, corp.example stands in for the organization's primary domain.

__________________________________________________

## Stage 0 — Assess (read-only baseline)

Step 0.1 — Inventory the Groups estate and its risk posture. Run the read-only assessment to get a baseline before changing anything:

python groups_inventory_hygiene_assessment.py --domain corp.example --json > baseline-groups.json

It enumerates every group and flags ORPHANED (no live owner), STALE (empty / no recent activity), EXTERNAL-EXPOSED (external members or public settings), OVER-PERMISSIONED (access-granting group with open settings), and NAMING-NONCONFORMANT (name/prefix off-standard). Save the output as artifact Baseline – Groups Estate – Assess.

Step 0.2 — Record the current Admin-console Groups baseline. In admin.google.com → Directory → Groups → Settings (org-wide sharing/settings for groups) and Apps → Google Workspace → Groups for Business, note the current values for: who can create groups, default access level, allow external members, who can post to groups from outside the organization. This is your rollback reference — capture it before any change.

Gate 0 (baseline captured): you have Baseline – Groups Estate – Assess and the recorded Admin-console settings. Pass → proceed to Design. Do not change settings until the baseline exists.

__________________________________________________

## Stage 1 — Design (agree the model)

Step 1.1 — Finalise the type catalogue and per-type policy. Confirm the five types and lock the default settings per type (see table). This table is the policy the validators and helpers enforce.

| Type (prefix) | whoCanJoin | whoCanPostMessage | whoCanViewGroup | whoCanViewMembership | External members | Security label |
| --- | --- | --- | --- | --- | --- | --- |
| Distribution (dl-) | INVITED_CAN_JOIN | ALL_IN_DOMAIN_CAN_POST | ALL_IN_DOMAIN_CAN_VIEW | ALL_MANAGERS_CAN_VIEW | No | Optional |
| Security/Access (sec-) | INVITED_CAN_JOIN | NONE_CAN_POST | ALL_MANAGERS_CAN_VIEW | ALL_MANAGERS_CAN_VIEW | No | Required |
| Collaboration (collab-) | CAN_REQUEST_TO_JOIN | ALL_MEMBERS_CAN_POST | ALL_MEMBERS_CAN_VIEW | ALL_MEMBERS_CAN_VIEW | No | Optional |
| Dynamic (dyn-) | membership computed (CEL) | per underlying type | ALL_IN_DOMAIN_CAN_VIEW | ALL_MANAGERS_CAN_VIEW | No | Optional |
| External (ext-) | INVITED_CAN_JOIN | ALL_MEMBERS_CAN_POST | ALL_MEMBERS_CAN_VIEW | ALL_MEMBERS_CAN_VIEW | Yes (allow-listed) | Optional |

Setting names/values above are Groups Settings API fields; confirm the exact enum values against the Groups Settings API reference for your tenant version — verify in your tenant where a value is deprecated or renamed.

Step 1.2 — Finalise the naming convention. Lock <Type> – <Scope> – <Purpose> display names and the email prefixes. Example canonical artifacts used through the rest of this guide:

Distribution – Finance – All Staff → dl-finance-all@corp.example

Security – Finance – AP Drive Access → sec-finance-ap@corp.example

Collaboration – Finance – AP Team Inbox → collab-finance-ap@corp.example

Dynamic – Sales – All Sales → dyn-sales-all@corp.example

External – ProjectX – Partner Collab → ext-projectx-partner@corp.example

Owner group (never individuals): Security – Groups – Owners → sec-groups-owners@corp.example

Step 1.3 — Design the ownership model. Standard: ≥2 owners per group, and prefer an owner *group* as the OWNER rather than named individuals, so ownership survives departures. Nominate sec-groups-owners@corp.example (from Step 1.2) as the default owner group for governed/security groups.

Step 1.4 — Design the lifecycle. Document request → approve → review → retire: the intake form/queue (from Requirement 2.5), the approval rule (must specify type, scope, purpose, owner group, external? and be approved to the type catalogue), the review cadence (owner-attested, e.g. quarterly for sec-/ext-, annually for dl-/collab-), and the staged retirement procedure (Stage 5).

Step 1.5 — Choose the pilot scope. Select one scope to pilot on and name it Pilot OU – Groups – Finance — the Finance function's groups (or an equivalent). All Stage-3/4 changes are made here first.

Gate 1 (design signed off): type catalogue, naming convention, ownership model, lifecycle, and named pilot scope are documented and approved by the Groups/security owners. Pass → Configure.

__________________________________________________

## Stage 2 — Configure the org-wide baseline

Make these once, tenant-wide, before touching individual groups. Each has a rollback (revert to the values recorded in Step 0.2).

Step 2.1 — Restrict who can create groups. In admin.google.com → Directory → Groups → Settings (org sharing settings), set group creation to admins/allow-listed only (or route all creation through the lifecycle intake). This stops uncontrolled sprawl at the source. *Rollback:* re-open creation to the previous value.

Step 2.2 — Set the restrictive default access baseline. In the same settings, set the default access level to the internal-only / restricted option and disable "allow external members" at the org default (external is enabled per-group only on ext-* groups in Stage 3). *Rollback:* restore the previous default access + external-members value.

Step 2.3 — Lock inbound external posting default. In Apps → Google Workspace → Groups for Business settings, ensure the default for who can post from outside the organization is restricted (owners approve; not "anyone on the internet"). *Rollback:* restore the recorded inbound-posting default.

Step 2.4 — Create the default owner group. Create Security – Groups – Owners (sec-groups-owners@corp.example) as a Cloud Identity security group and add the lifecycle owners as members. This group becomes the OWNER of governed groups.

Gate 2 (baseline configured): creation restricted, default access restrictive, external members off by default, inbound external posting restricted, owner group created. Verify with groups_settings_policy_helper.py check-baseline --domain corp.example. Pass → Pilot.

__________________________________________________

## Stage 3 — Pilot (apply the model to the pilot scope)

Do everything below only for groups in `Pilot OU – Groups – Finance` first. Every helper runs dry-run by default; add --apply only inside the change window.

Step 3.1 — Re-type and re-name pilot groups. For each pilot group, decide its type and bring its name/email prefix to standard. Preview then apply:

python groups_naming_type_validator.py --domain corp.example --scope finance --json    # report drift

Rename to the convention in the console (or via the config helper) so every pilot group is, e.g., Distribution – Finance – All Staff / dl-finance-all@corp.example.

Step 3.2 — Apply per-type settings. For each pilot group, set its Groups settings to the type's row from Step 1.1. Dry-run first, then apply:

python groups_settings_policy_helper.py --group dl-finance-all@corp.example --type distribution --dry-run
python groups_settings_policy_helper.py --group dl-finance-all@corp.example --type distribution --apply

Repeat per pilot group and type. The helper only writes the fields defined for that type and prints a before/after diff.

Step 3.3 — Convert access-granting groups to security groups. Any pilot group used to grant access (e.g. sec-finance-ap@corp.example) must carry the security label. Create/label it as a Cloud Identity security group and re-point the access grants (Shared Drive membership, IAM) at it. *Rollback:* the prior group/label is retained until the re-point is validated (Stage 4), then removed.

Step 3.4 — Convert eligible groups to dynamic. For a pilot group whose membership maps to a directory attribute (e.g. all Finance users), create the dynamic group Dynamic – Finance – All Finance (dyn-finance-all@corp.example) with the CEL query (e.g. user.organizations.exists(o, o.department == 'Finance') — verify the exact CEL syntax in your tenant) and validate its computed membership before retiring the equivalent static group.

Step 3.5 — Fix ownership. Ensure every pilot group has the owner group sec-groups-owners@corp.example as an OWNER and ≥2 owners total; remove single-owner and orphaned states:

python groups_settings_policy_helper.py --group <group> --set-owner sec-groups-owners@corp.example --dry-run

Step 3.6 — Scope external membership. Remove external members from any non-ext- pilot group. For a legitimately external pilot group, rename it External – ProjectX – Partner Collab (ext-projectx-partner@corp.example), allow-list the partner domain, and confirm its settings match the External row. This is high-impact (removing external members can break a live collaboration) — do it in the change window with owners notified. *Rollback:* re-add the removed external member(s) from the assessment record if a break is reported.

Gate 3 (pilot pass/fail): for Pilot OU – Groups – Finance, groups_naming_type_validator.py reports zero naming/type drift, groups_membership_external_policy_checker.py reports zero out-of-policy external members and no over-permissioned security groups, every group has ≥2 owners, and dynamic membership matches expected. Any FAIL → fix or rollback that change; do not expand.

__________________________________________________

## Stage 4 — Validate the pilot

Step 4.1 — Naming/type conformance. python groups_naming_type_validator.py --domain corp.example --scope finance → expect PASS (no drift).

Step 4.2 — Membership & external policy. python groups_membership_external_policy_checker.py --domain corp.example --scope finance → expect zero external members outside ext-*, no public settings, no over-permissioned sec-* groups.

Step 4.3 — Ownership & hygiene. Re-run groups_inventory_hygiene_assessment.py --domain corp.example filtered to Finance → expect zero ORPHANED, zero STALE in the pilot scope (or each stale group ticketed for retirement).

Step 4.4 — Access re-point verification. Confirm that access previously granted via a repurposed group now flows through the security group from Step 3.3 (a Shared Drive/IAM check) before removing the old grant.

Step 4.5 — Generate the pilot review report. python groups_lifecycle_review_report.py --domain corp.example --scope finance --out pilot-review.html → produces the owner-attestation review artifact Review Report – Finance – Pilot.

Gate 4 (validation): all Step 4 checks PASS and the review report is signed off by the pilot owners. Pass → Expand. Fail → remediate within the pilot; do not roll out.

__________________________________________________

## Stage 5 — Expand & operationalise

Step 5.1 — Roll out scope by scope. Repeat Stages 3–4 for each remaining scope (function/BU), one at a time, each with its own Pilot OU – Groups – <Scope>-style change window and gate. Never big-bang the whole estate.

Step 5.2 — Operationalise the lifecycle. Route all new-group requests through the intake; approvals enforce type/naming/owner/external at creation. Schedule the hygiene sweeps (groups_inventory_hygiene_assessment.py) and the owner-attested reviews (groups_lifecycle_review_report.py) on the cadence from Step 1.4.

Step 5.3 — Staged retirement (the documented rollback for a group's life). To retire a group:

Suspend — set posting to NONE_CAN_POST and remove it from any active access grant (keep the

group + membership recorded).

Hold — leave suspended for the rollback window (e.g. 30 days); if mail/access breaks are reported,

re-enable (rollback).

Delete — after the hold with no breaks, delete the group.

Never delete a group that still routes mail or grants access in a single step.

Estate gate (steady state): across all in-scope groups, naming/type validator and external/policy checker report PASS, the hygiene assessment shows no orphaned groups and all stale groups ticketed, and every group has an owner group and a review date. This is the ongoing definition of "governed."

# 5. Testing & Validation

Each test states what to run, the expected result, and the pass/fail signal. Tests map to the gates in Section 3. Run the read-only tests any time; run write-verification tests after a change window. Reference the named artifacts (Pilot OU – Groups – Finance, sec-groups-owners@corp.example, etc.) from the Implementation Guide.

__________________________________________________

## Test 1 — Baseline captured (Gate 0)

Run: python groups_inventory_hygiene_assessment.py --domain corp.example --json > baseline-groups.json

and confirm the Admin-console settings from Step 0.2 are recorded.

Expect: a JSON baseline with per-category counts (ORPHANED / STALE / EXTERNAL-EXPOSED /

OVER-PERMISSIONED / NAMING-NONCONFORMANT) and the recorded rollback settings.

Pass: baseline artifact + recorded settings both exist. Fail: either missing — do not proceed.

## Test 2 — Org-wide baseline configured (Gate 2)

Run: python groups_settings_policy_helper.py check-baseline --domain corp.example

Expect: group creation restricted, default access restrictive, allow external members = off at

org default, inbound external posting restricted, and sec-groups-owners@corp.example exists as a   security group.

Pass: all five report OK (exit 0). Fail: any item non-compliant (exit 1) — fix in Stage 2

before piloting.

## Test 3 — Naming & type conformance (Gates 3/4)

Run: python groups_naming_type_validator.py --domain corp.example --scope finance

Expect: every pilot group's display name and email prefix match <Type> – <Scope> – <Purpose> /

dl-/sec-/collab-/dyn-/ext-, and its settings match the declared type's policy row.

Pass: zero drift findings (exit 0). Fail: any nonconformant name/prefix/type (exit 1) —

rename/re-type in Step 3.1/3.2.

## Test 4 — Membership & external-exposure policy (Gates 3/4)

Run: python groups_membership_external_policy_checker.py --domain corp.example --scope finance

Expect: no external members on any non-ext- group; no group with public join/post/view settings

outside its type policy; no sec-* access group with over-open settings (e.g. ALL_IN_DOMAIN_CAN_POST).

Pass: zero out-of-policy findings (exit 1 is used as a gate signal when findings exist).

Fail: any finding — remediate in Step 3.6 (external) / 3.2 (settings).

## Test 5 — Ownership & no-orphan (Gates 3/4)

Run: re-run groups_inventory_hygiene_assessment.py --domain corp.example filtered to the pilot

scope; inspect ORPHANED and owner-count.

Expect: every pilot group has ≥2 owners including sec-groups-owners@corp.example; **zero

ORPHANED**.

Pass: no orphaned/single-owner groups in scope. Fail: any — fix in Step 3.5.

## Test 6 — Stale-group hygiene

Run: the same assessment; inspect the STALE list for the pilot scope.

Expect: no group flagged STALE (empty / no recent activity beyond the threshold) that is not

already ticketed for staged retirement.

Pass: stale list empty or every stale group has a retirement ticket. Fail: an untracked

stale group — start Stage 5 retirement.

## Test 7 — Dynamic membership correctness

Run: compare the computed membership of dyn-finance-all@corp.example against the expected set

(e.g. the directory query for department=Finance).

Expect: computed membership equals the expected attribute-derived set (allowing for sync latency).

Pass: membership matches. Fail: mismatch — check the CEL query and the source attributes

(Requirement 2.4) before retiring the static equivalent.

## Test 8 — Security-group access re-point

Run: confirm access previously granted via a repurposed group now flows through the Cloud Identity

security group from Step 3.3 (check a Shared Drive membership / IAM binding).

Expect: access is granted only via the security group; the old grant is removable without loss.

Pass: access verified via the security group. Fail: access still depends on the old group — do

not remove it yet.

## Test 9 — Lifecycle review report generation

Run: `python groups_lifecycle_review_report.py --domain corp.example --scope finance --out

pilot-review.html`

Expect: Review Report – Finance – Pilot listing each group with type, owner group, member count,

external count, last-activity, and next-review date for owner attestation.

Pass: report generated and owners can attest. Fail: report empty/errors — check API scopes

(Requirement 2.6).

## Test 10 — Rollback rehearsal (high-impact changes)

Run: in the change window, revert one representative change (re-open a setting to the Step 0.2

value, or re-add a removed external member from the baseline record), confirm the group behaves as   before, then re-apply the governed setting.

Expect: rollback restores prior behaviour cleanly; re-apply restores the governed state.

Pass: both directions work. Fail: rollback doesn't restore mail flow/access — investigate

before expanding (Section 6).

# 6. Troubleshooting

Common failure modes when standing up and running Google Groups governance, with concrete resolutions. Symptoms reference the named artifacts and tools from the Implementation and Testing sections.

__________________________________________________

## Auth, scopes & API access

Symptom — a tool exits with `403 insufficient permissions` / `insufficientPermissions` / `Not Authorized to access this resource`.

The ADC/service-account identity lacks the scope for that call. Assessment/validation need the

read-only scopes (Requirement 2.6); groups_settings_policy_helper.py --apply needs the   write scopes.

For a delegated service account, the scopes must be authorized in **Admin console → Security →

API controls → Domain-wide delegation** against the SA's client ID, *and* the SA must impersonate an   admin who holds the Groups/Cloud Identity privilege. A missing DWD scope is the most common cause.

Confirm the Admin SDK API and Cloud Identity API are enabled on the project.

Symptom — `groupssettings` calls fail but Directory calls succeed.

The Groups Settings API is a separate service (groupssettings/v1) with its own scope

(apps.groups.settings). Enable it and add the scope; a read of settings needs the scope even though   Directory reads worked.

Symptom — `ImportError` / `pip install google-api-python-client google-auth`.

The Google client libraries aren't installed in the active interpreter. Install them; the tools

import lazily so --help still works without them.

## Naming/type validator failures (Gate 3/4)

Symptom — a group is flagged `email prefix off-standard`.

Its local-part doesn't start with dl-/sec-/collab-/dyn-/ext-. Decide its type and rename the

address to the convention (Step 3.1). Renaming an email address changes where mail is delivered — do   it in the change window and add an alias for the old address if it was in active use.

Symptom — a group is flagged `display name not '<Type> – <Scope> – <Purpose>'`.

The validator expects a three-part, en-dash-separated name. Rename in **Directory → Groups → (group)

→ group name**. If your standard legitimately uses a hyphen instead of an en dash, adjust the name to   the exact separator your policy defines (the tool accepts either dash, but the string must have three   parts).

Symptom — `whoCanPostMessage=… not in policy for type …`.

The group's settings don't match its type row (Step 1.1). Apply the type policy:

groups_settings_policy_helper.py apply-settings --group <g> --type <type> --dry-run, inspect the   diff, then --apply.

## Settings that "won't stick" / apply has no effect

Symptom — after `apply-settings --apply`, a re-check shows the old value.

Some Groups settings are overridden by an Admin-console org-wide default or an OU policy (e.g.

external members disallowed org-wide will keep allowExternalMembers effectively off regardless of   the per-group value). Reconcile the org baseline (Stage 2) with the per-group intent, or set the   per-group override where the console allows it — verify in your tenant which setting wins.

A deprecated/renamed enum: if the API accepts a value but it doesn't take effect, the field or

value may have changed for your tenant version. Check the current Groups Settings API reference and   adjust the value in the type policy.

## External-member removal breaks mail flow or collaboration

Symptom — after scoping external membership (Step 3.6), an external partner stops receiving a distribution, or a shared inbox thread breaks.

Removing an external member from a group that was silently acting as an external distribution point

cuts that delivery. Rollback: re-add the removed member from the Baseline – Groups Estate –   Assess record. Then decide the correct home: if the external relationship is legitimate, move it to a   properly typed ext- group with an allow-listed partner domain rather than leaving external members   on an internal group.

Symptom — a legitimate external group can't accept partner mail after tightening.

Confirm the group is typed ext-, allowExternalMembers=true, the partner domain is allow-listed,

and inbound external posting is permitted for that group. The org-wide inbound-posting restriction   (Step 2.3) can block external senders even when membership is correct — grant the exception at the   group level.

## Dynamic-group membership is wrong or empty

Symptom — a `dyn-` group has fewer/more members than expected, or none.

The CEL query doesn't match, or the source attribute is empty/stale for the users concerned

(Requirement 2.4). Verify the attribute (Directory → Users) is populated and current for a sample,   and that the CEL expression references the right attribute path — verify the exact CEL syntax in   your tenant, which is version-dependent.

Sync latency: dynamic membership recomputes after directory changes; allow for propagation before

concluding the query is wrong. Never retire the equivalent static group until Test 7 confirms the   computed membership matches.

## Ownership / orphaned groups

Symptom — the hygiene assessment keeps reporting ORPHANED groups.

The OWNER is a suspended/deleted user, or the group has no owner at all. Add the owner group

sec-groups-owners@corp.example as OWNER (groups_settings_policy_helper.py set-owner …) and   ensure ≥2 owners. Prefer the owner *group* so a future departure doesn't re-orphan it.

Symptom — `set-owner --apply` fails with `memberKey not found` or a role error.

The owner group must exist first (Step 2.4) and be resolvable. Create

sec-groups-owners@corp.example as a Cloud Identity security group before assigning it as OWNER.

## Security-group / Cloud Identity issues

Symptom — a group can't be used in an IAM binding or a context where a security group is required.

Plain Groups-for-Business groups aren't security groups. The group must carry the security label,

which requires Cloud Identity Premium (Requirement 2.2) and creation/labelling as a security   group. Confirm the subscription, then create/label it — verify in your tenant whether an   existing group can be converted or must be recreated.

## Retirement pitfalls

Symptom — deleting a group broke mail delivery or an access grant.

A group was deleted before it was fully de-referenced. Follow staged retirement (Step 5.3):

suspend (stop posting + remove from access grants) → hold for the rollback window → delete   only after no breaks are reported. If a break occurs during the hold, re-enable (rollback). If the   group is already deleted, recreate it with the same address and re-point the affected grants from the   baseline record.

## Rate limits / large estates

Symptom — sweeps slow down or return `rate limit exceeded` / `quotaExceeded` on a large tenant.

The Admin SDK enforces per-project quotas. Scope runs with --scope (per function/BU) and --max to

stay under quota, run sweeps off-peak, and add backoff/retry if you extend the tools. The assessment   is safe to run incrementally — it's read-only and always exits 0.

# 7. Best Practices

Durable practices for keeping Google Groups governed as the estate grows. These outlast the initial rollout — treat them as the steady-state operating standard.

## Model & typing

Type every group; type drives everything. Never create a group without deciding its type

(Distribution / Security / Collaboration / Dynamic / External). The type sets the default settings,   the review cadence, and whether external members are even allowed. An untyped group is an ungoverned   group.

The name is the contract. Enforce <Type> – <Scope> – <Purpose> and the email prefix at

creation (via the intake), not after the fact. A machine-readable name lets the validator gate the   whole estate cheaply — the naming standard is what makes governance auditable rather than aspirational.

Security label anything that grants access. If a group is ever added to a Shared Drive, calendar,

IAM binding, target audience, or SSO app, make it a Cloud Identity security group. The immutable   label stops it being silently repurposed and is a prerequisite for IAM use.

## Ownership & membership

Never a single owner; prefer an owner *group*. Require ≥2 owners, and make the OWNER a group

(sec-groups-owners@…) rather than named individuals so ownership survives departures. Orphaned   groups are the most common and most dangerous defect — the hygiene sweep must catch them continuously.

Membership by group, not by person. Nest groups instead of maintaining long individual-member

lists. Access then lives in one auditable place and follows the directory source of truth.

Prefer dynamic membership where an attribute fits. For department/location/cost-centre-shaped

groups, a dynamic group eliminates the "forgot to remove them" error class — but only after confirming   the source attribute is trustworthy (Requirement 2.4). A dynamic group over bad attributes is worse   than a static one.

## Exposure & trust boundary

Restrictive by default, opened deliberately. Keep the org-wide baseline closed (creation

restricted, external members off, inbound external posting restricted) and open exposure only   per-group on explicitly ext- groups with allow-listed partner domains.

Treat "external members" and "public settings" as findings, not features. Any external member on a

non-ext- group, any world-readable archive, or any open posting outside policy is a defect the   checker flags and an owner must justify or fix.

Access groups don't accept mail. Security/access groups should post NONE_CAN_POST — if an access

principal is also an open mailing list, that is over-permissioning waiting to be abused.

## Lifecycle & hygiene

Route all creation through the intake. Uncontrolled self-service group creation is the source of

sprawl; restrict creation and make the request → approve path the only way in, enforcing type/naming/   owner/external at the door.

Review on a cadence proportional to risk. Security and external groups reviewed quarterly;

distribution and dynamic groups annually. Owner attestation on the generated review report is the   evidence.

Retire in stages, never in one destructive step. Suspend (stop posting / remove from access) →

hold for a rollback window → delete. Deleting a group that still routes mail or grants access breaks   both silently.

Sweep continuously, not just at rollout. Schedule the hygiene assessment so orphaned/stale/

external-exposed/over-permissioned groups surface between reviews, not only during them.

## Automation & change safety

Read-only first, dry-run always. Run assessments and validators freely; run any write helper in

dry-run and inspect the diff before --apply, and only --apply inside a change window.

No secrets in code, least-privilege scopes. Auth via ADC or a delegated service account; grant the

read-only scopes broadly and the write scopes only to the identity that runs --apply. Never commit a   key file.

Gate expansion on the pilot. Do not roll a change past the pilot scope until the naming/type

validator and external/policy checker both PASS and the review report is attested — one scope at a   time, never a big-bang across the estate.

# 8. Deliverables Summary

This solution delivers a complete, self-guided package to bring Google Groups under a real management and governance model — the documentation to design and run it, and five Python tools to assess, configure, and continuously validate the estate.

## Documentation

Solution Overview — the Groups governance model: the five/six design decisions (types, naming,

ownership, dynamic vs. security groups, external/posting policy, lifecycle & hygiene), the reference   target state, benefits, honest limitations, and the deployment model.

Requirements Guide — the solution-specific prerequisites (Groups/Cloud Identity admin rights,

Cloud Identity Premium for dynamic/security groups, the type catalogue & naming standard, the   directory attribute source of truth, lifecycle owners & intake path, and least-privilege API scopes),   building on the shared Google global requirements.

Implementation Guide — ordered, named steps following Assess → Design → Configure → Pilot →

Validate → Expand, with per-type settings, pass/fail gates at every stage, and a staged-retirement   rollback.

Testing & Validation — ten tests mapped to the gates, each with an expected pass/fail signal.

Troubleshooting — the common failure modes (API scope/permission errors, settings that won't

stick, dynamic-membership mismatches, external-member removal breaking mail flow, security-label and   retirement pitfalls) and their resolutions.

Best Practices — the durable steady-state operating standard for keeping Groups governed as they

grow.

## The 5 Python tools

All tools use the Google Admin SDK Directory (Groups / Members / Users), Groups Settings, and Cloud Identity Groups APIs. All are safe-by-default (read-only, or dry-run unless --apply), carry no credentials or keys in code (auth via ADC / a delegated service account), and expose --help.

groups_inventory_hygiene_assessment.py *(read-only)* — the Stage-0 baseline. Enumerates every

group and classifies each into ORPHANED / STALE / EXTERNAL-EXPOSED / OVER-PERMISSIONED /    NAMING-NONCONFORMANT, with counts and samples. Produces Baseline – Groups Estate – Assess.

groups_naming_type_validator.py *(read-only gate)* — asserts every group matches the

<Type> – <Scope> – <Purpose> / prefix naming standard and the declared type's settings policy.    Exits non-zero on any drift so change control can gate on it (Gates 3/4).

groups_membership_external_policy_checker.py *(read-only gate)* — enforces the trust boundary:

no external members on non-ext- groups, no public join/post/view outside type policy, no    over-permissioned security groups. Exits non-zero on any violation (Gates 3/4).

groups_lifecycle_review_report.py *(read-only, writes a local report)* — generates the

owner-attested Review Report – <Scope> – <Stage> (type, owners, member/external counts,    last-activity, next-review by cadence) and flags groups DUE/OVERDUE for review.

groups_settings_policy_helper.py *(dry-run default; the only write tool)* — the config helper:

check-baseline (read-only Gate-2 org baseline check), apply-settings (write a type's Groups    settings to a group), and set-owner (ensure the owner group holds OWNER). Every write is    dry-run with a before/after diff unless --apply.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## groups_inventory_hygiene_assessment.py

## groups_lifecycle_review_report.py

## groups_membership_external_policy_checker.py

## groups_naming_type_validator.py

## groups_settings_policy_helper.py