Intune Enrollment-Time Device Grouping — Prerequisites, Setup & Troubleshooting (Autopilot Device Preparation + Apple ADE)

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary

Outcome. Windows Autopilot device preparation and Apple Automated Device Enrollment (ADE) enrollments that reliably place each device into the correct security group at the moment of enrollment — so compliance, configuration, and apps apply during provisioning instead of hours later. This solution ends the recurring, deployment-blocking failure where saving the enrollment policy's Device Group returns *"Unable to save device group… the Intune Provisioning Client application is not an owner."*

The problem it solves. Enrollment-Time Grouping only works if a specific Microsoft first-party service principal — the Intune Provisioning Client (AppId f1346770-5b25-470b-88bd-d5744ab7952c) — is an Owner of the target group, and the group is a narrowly-shaped object (Security, Assigned membership, cloud-only, not mail-enabled, not role-assignable). Teams miss this because the failure appears only after Save, the service principal's display name varies by tenant, and the portal simultaneously throws unrelated Azure Monitor `AuthorizationFailed` errors that misdirect the investigation. Microsoft documents the requirement for Windows; the identical Apple ADE flow is barely documented, so admins are left guessing.

Approach. A prerequisites-first playbook plus a symptom → root-cause diagnostic tree. It gives the exact group specification (each attribute with why/verify/fix), the owner-by-AppId requirement and how to add it, the RBAC-scope rules, and named, ordered setup steps for both platforms — then maps every error string to its real cause and explicitly neutralizes the Azure-log red herring. Five Microsoft Graph PowerShell tools assess group readiness, add the owner (dry-run by default), validate all prerequisites, and diagnose failures.

Why it is low-risk. Everything is pilot-first with explicit pass/fail gates and an instant, non-destructive rollback (clear the Device Group setting), so already-enrolled devices are never affected. The tooling is read-only or `-WhatIf` by default, requests least-privilege Graph scopes, and stores no secrets. The result is a repeatable, evidence-backed configuration that turns a stubborn zero-touch blocker into a solved, documented, and verifiable outcome across the Windows and Apple fleets.

# Solution Overview

## What this solution does

You configure a device group on a Windows Autopilot device preparation policy, or on an Apple Automated Device Enrollment (ADE) enrollment policy, so that devices land in a known security group the moment they enroll — ready for the compliance, configuration, and app assignments targeted at that group. You save the policy… and it fails:

"Unable to save device group for <name>. You cannot update this configuration because we could not find the security group you selected or the Intune Provisioning Client application is not an owner."

The group looks correct. The policy is valid. Yet Enrollment-Time Grouping will not commit. And while you dig, the Azure portal buries you in unrelated AuthorizationFailed / microsoft.insights/eventtypes/values/read errors in the Activity Log that send you chasing the wrong thing entirely.

This solution is the definitive prerequisites, setup, and diagnostic playbook for Enrollment-Time Device Grouping across both platforms. It explains the mechanism that trips everyone up, gives you the exact group specification, walks the setup end-to-end for Windows and Apple, and hands you a symptom → root-cause decision tree that maps every error string to its real cause — plus five PowerShell (Microsoft Graph) tools to assess, remediate, validate, and diagnose.

## What Enrollment-Time Grouping is

Historically, a device only landed in an Entra security group after it enrolled and Entra re-evaluated dynamic-group rules — a delay of minutes to hours during which nothing targeted at that group applied. Enrollment-Time Grouping closes that gap: Intune adds the device to a specific, pre-chosen Assigned security group at the moment of enrollment, so the first policy sync already sees the device as a group member. That is what makes true zero-touch provisioning work — apps and configuration are present before the user reaches the desktop or home screen.

This capability appears in two places:

Windows Autopilot device preparation — the newer, simplified Autopilot experience. The

enrollment policy has a Device group setting where you name the group devices join at   enrollment. Microsoft documents the requirement here.

Apple Automated Device Enrollment (ADE) — the enrollment profile attached to an Apple

enrollment program token exposes the same Device Group option and uses the same backend   mechanism. This solution targets shared / no-user-affinity Apple deployments (kiosk,   shared iPad, front-line device pools).

Documentation reality (state this to stakeholders). Microsoft documents Enrollment-Time Grouping primarily for Windows Autopilot device preparation. Apple ADE exposes the same Device Group control and relies on the same service backend, but Microsoft publishes little Apple-specific guidance for it. This playbook applies the documented Windows requirement to the Apple flow because the backend is shared — it does not invent Apple-specific Microsoft documentation that does not exist. Because the feature is relatively new and partly preview-gated, verify the exact control names and availability in your own tenant.

## The mechanism that trips everyone up

To add a device to a group on your behalf, at enrollment time, Intune acts through a Microsoft first-party service principal called the Intune Provisioning Client. Entra will only let that service principal write membership into a group if it is an Owner of that group.

The service principal must be an OWNER of the target group. AppId

f1346770-5b25-470b-88bd-d5744ab7952c — a fixed Microsoft first-party identifier.

The display name varies by tenant. In some tenants it shows as **Intune Provisioning

Client; in others as Intune Autopilot ConfidentialClient. Always match by AppId, never   by name.**

The failure happens only *after* Save. Adding the group to the policy in the UI succeeds;

the relationship Intune establishes when you Save is what fails if the owner is missing.   That is why the error feels like it comes from nowhere.

When the owner is present, correct, and propagated, Save commits and devices populate the group at enrollment. When it is missing, you get the "not an owner" error — every time, on both platforms.

## Reference design

| Artifact | Windows | Apple |
| --- | --- | --- |
| Target device group | Autopilot – Devices – Prod | iOS – Shared Devices – Prod |
| Pilot device group | Autopilot – Devices – Pilot | iOS – Shared Devices – Pilot |
| Group owner (required) | Intune Provisioning Client SP (AppId f1346770-…) | same SP, same AppId |
| Enrollment policy | Autopilot DevicePrep – Shared – Prod | ADE Enrollment – Shared iOS – Prod |
| Enrollment token | (Autopilot uses device-prep policy) | ADE Token – Corporate – Prod |

Every target group in this design is the same shape: Security, Assigned membership, cloud-only, not mail-enabled, not role-assignable, ideally empty at creation, and owned by the Intune Provisioning Client. The full matrix and the *why* behind each attribute are in 02 — Requirements.

## Benefits

Zero-touch that actually works — devices are group members at first sync, so apps and

configuration apply during provisioning, not hours later.

One method, both platforms — the same prerequisite and the same fix cover Windows Autopilot

device preparation and Apple ADE.

No more wrong turns — the Azure Activity Log AuthorizationFailed noise is called out as an

unrelated red herring so you stop chasing it.

Repeatable and evidenced — PowerShell/Graph tools prove readiness before you touch a policy

and map any error you hit to its cause.

## Limitations and boundaries

Group membership must be Assigned, not Dynamic. Intune manages membership at enrollment; a

Dynamic group's rule engine owns membership and conflicts with that — Dynamic groups are not   supported for this purpose.

The group must be cloud-only. A group synced from on-premises AD cannot have its membership

written by the service principal.

Preview / version dependence. Control names, availability, and behavior for Enrollment-Time

Grouping (especially on Apple) may differ by tenant and change over time — verify in your   tenant.

Not a licensing or MDM-authority fix. This solution assumes Intune is the MDM authority and

the category prerequisites (see the Global Requirements) are already met.

## Deployment model

This solution follows the standard house model — Assess → Configure → Pilot → Validate → Expand — with explicit pass/fail gates and a documented rollback at each step:

Assess — confirm the group specification and whether the Intune Provisioning Client is

already an owner (ETDG-Assess-GroupReadiness.ps1, ETDG-Test-EnrollmentGroupPrereqs.ps1).

Configure — create the group to spec and add the service principal as Owner

(ETDG-Set-ProvisioningClientOwner.ps1, -WhatIf by default).

Pilot — wire the pilot group to a pilot enrollment policy on each platform, enroll a

test device, confirm it joins the group.

Validate — the policy Saves, the device populates the group at enrollment, and the group's

assignments (apps/config) apply (05 — Testing).

Expand — promote to the Prod groups and policies; keep the diagnostic report tool

(ETDG-Get-DiagnosticReport.ps1) on hand for any recurrence.

# Requirements

These are the solution-specific prerequisites for Enrollment-Time Device Grouping. They build on top of the category-level Global Requirements — Intune Solutions (Entra tenant, Intune subscription, admin roles, enrollment, pilot group, network access) — confirm those first; this document does not repeat them.

Each requirement is stated as Description · Why · Verify · Implement-if-missing. The centerpiece is the target-group specification — a device group used for Enrollment-Time Grouping must match every row of the matrix, or Save fails.

__________________________________________________

## R1. The target group is a **Security** group

Description: The group devices join at enrollment must be a Security group (not Microsoft 365 / Unified). Why: Enrollment-Time Grouping targets device security principals; a Microsoft 365 group is a collaboration object and is not valid here. Verify: Entra → Groups → open the group → Group type = Security. Via Graph: groupTypes is empty (an M365 group has groupTypes: ["Unified"]) and securityEnabled = true. Run ETDG-Assess-GroupReadiness.ps1. Implement: Entra → Groups → New group → Group type: Security.

## R2. Membership type is **Assigned** (never Dynamic)

Description: The group's membership type must be Assigned, so membership is written explicitly — not computed by a rule. Why: Intune adds the device to the group at enrollment by writing membership through the Intune Provisioning Client. A Dynamic group (user or device) has its membership owned by Entra's rule engine; the two cannot coexist, and Dynamic groups are not supported for this purpose. This is the single most common misconfiguration. Verify: Group → Membership type = Assigned. Via Graph: membershipRule is null and membershipRuleProcessingState is not On. ETDG-Assess-GroupReadiness.ps1 flags Dynamic. Implement: Create a new Assigned group; you cannot convert a Dynamic group's rule-driven membership into Assigned safely — make a fresh group to spec.

## R3. The group is **cloud-only** (not synced from on-premises AD)

Description: The group must be created in Entra, not synchronized from on-premises Active Directory. Why: Membership of a directory-synced group is mastered on-premises; the Intune Provisioning Client cannot write cloud membership into it, so enrollment-time additions fail. Verify: Group → Source = Cloud (not "Windows Server AD"). Via Graph: onPremisesSyncEnabled is null or false. ETDG-Assess-GroupReadiness.ps1 reports this. Implement: Create the group in Entra directly. Do not use a group that AAD Connect / Entra Cloud Sync manages.

## R4. The group is **not mail-enabled**

Description: The security group must not be mail-enabled (no mail-enabled security groups / distribution semantics). Why: Mail-enabled groups carry Exchange attributes and membership constraints that are incompatible with programmatic enrollment-time membership writes. Verify: Group has no email address. Via Graph: mailEnabled = false. ETDG-Assess-GroupReadiness.ps1 checks it. Implement: Use a plain Security group created without mail. If the existing group is mail-enabled, create a new non-mail-enabled group.

## R5. The group is **not Entra role-assignable**

Description: The group must not be marked "Microsoft Entra roles can be assigned to the group." Why: Role-assignable groups are protected objects with restricted management and ownership rules; they cannot serve as an enrollment-time target and block the required ownership model. Verify: Group → Microsoft Entra roles can be assigned to the group = No. Via Graph: isAssignableToRole = false (or null). ETDG-Assess-GroupReadiness.ps1 reports it. Implement: This attribute is set only at creation and cannot be changed — if the group is role-assignable, create a new non-role-assignable group.

## R6. The group is ideally **empty** at setup

Description: Start with an empty target group (no pre-existing members). Why: Enrollment-Time Grouping is meant to populate the group as devices enroll; pre-loaded or mixed membership makes validation ambiguous and can mask whether enrollment actually added the device. Empty is cleanest; it is a best practice, not a hard blocker. Verify: Group → Members is empty. Via Graph: member count = 0. ETDG-Assess-GroupReadiness.ps1 reports member count. Implement: Remove pre-existing members, or create a fresh empty group.

## R7. The **Intune Provisioning Client** service principal is an **OWNER** of the group

Description: The Microsoft first-party service principal Intune Provisioning Client — AppId f1346770-5b25-470b-88bd-d5744ab7952c — must be an Owner of the target group. This is the requirement whose absence produces the "not an owner" Save failure. Why: Entra only permits that service principal to write membership into a group it owns. Enrollment-Time Grouping performs that write; without ownership, Save cannot establish the group relationship. Verify: Entra → Groups → `<group>` → Owners → an owner whose Application ID is f1346770-5b25-470b-88bd-d5744ab7952c. Match by AppId, not name — it may display as Intune Provisioning Client *or* Intune Autopilot ConfidentialClient. ETDG-Assess-GroupReadiness.ps1 and ETDG-Test-EnrollmentGroupPrereqs.ps1 confirm the owner by AppId. Implement: Add it as owner — Entra → Groups → `<group>` → Owners → Add owners, search by the AppId or its display name, select, Add. Or run ETDG-Set-ProvisioningClientOwner.ps1 (-WhatIf by default). Allow 5–10 minutes for propagation before retrying Save.

If the service principal does not exist in the tenant at all (search returns nothing by AppId or name): it may not be provisioned yet. Opening the Intune portal once as a Global Administrator typically provisions the Intune first-party service principals. If it still does not appear, open a Microsoft support case to have it initialized — ETDG-Test-EnrollmentGroupPrereqs.ps1 reports SP-exists as a distinct check.

## R8. The administrator can **manage** the group

Description: The admin performing setup must be able to manage the target group (view it, edit owners/members, and select it in the enrollment policy). Why: If the admin cannot manage the group, they cannot add the owner or wire it to a policy — and in some tenants group creation/management is restricted. Verify: The admin can open the group and edit Owners and Members without an access error. Implement: Grant the admin Groups Administrator (or ensure ownership/appropriate Entra role) for the group. Reserve Global Administrator for tenant-wide changes.

## R9. The group is within the admin's **Intune RBAC scope groups** (if custom RBAC is used)

Description: If your tenant uses custom Intune RBAC with scope groups / scope tags, the target group must fall within the operating admin's assigned scope groups. Why: With custom RBAC, an admin can only act on objects inside their scope. A target group outside scope can produce a "cannot find the security group you selected" symptom even when the group and owner are correct — the admin simply cannot see/select it. Verify: Intune → Tenant administration → Roles → `<the admin's role assignment>` → review Scope (Groups); confirm the target group (or a parent scope group containing it) is listed. ETDG-Test-EnrollmentGroupPrereqs.ps1 surfaces the admin's role assignments and scope groups. Implement: Add the target group to the admin's role-assignment scope groups, or perform the setup with an admin whose scope already includes it. (Tenants without custom Intune RBAC — using built-in roles only — are unaffected.)

## R10. Microsoft Graph PowerShell for automation

Description: The Microsoft.Graph PowerShell SDK (v2+), used with modern authentication, for the five tools in this solution. Why: The scripts assess group readiness, add the owner, validate prerequisites, and map errors — all via Microsoft Graph. Verify: Get-Module -ListAvailable Microsoft.Graph.Authentication returns a module; Connect-MgGraph succeeds interactively. Implement: Install-Module Microsoft.Graph -Scope CurrentUser. Consent the least scopes the scripts request (e.g. Group.Read.All, Application.Read.All, DeviceManagementRBAC.Read.All for read tools; Group.ReadWrite.All only for the add-owner tool). No app secrets are stored — all scripts use interactive/delegated Connect-MgGraph.

__________________________________________________

Prerequisite gate: Do not attempt to Save an enrollment policy's Device Group until R1–R7 pass (and R9 where custom RBAC applies). Run ETDG-Test-EnrollmentGroupPrereqs.ps1 — a full pass means Save should commit after propagation; any fail maps directly to a fix above.

# Global Requirements — Intune Solutions (category-level)

These requirements apply to every solution in the Intune Solutions category. They are published once at the category level so individual listings stay small. Confirm these before deploying *any* Intune solution. Each entry: Description · Why · Verify · Implement-if-missing.

## G1. Microsoft Entra ID tenant

Description: An active Microsoft Entra ID (Azure AD) tenant. Why: It is the identity backbone for every cloud and Intune-managed resource. Verify: Sign in to https://entra.microsoft.com as an administrator. Implement: Create a Microsoft 365/Azure subscription, which provisions a tenant.

## G2. Microsoft Intune subscription

Description: An Intune-bearing license plan. Why: Intune delivers all configuration, compliance, and security policies. Verify: https://intune.microsoft.com loads; Tenant administration → Tenant status shows active. Implement: Assign Microsoft 365 E3/E5, Business Premium, or standalone Intune Plan 1.

## G3. Administrative roles

Description: Appropriate Entra/Intune admin roles for the operator. Why: Creating policies and enrollment settings requires elevated rights. Verify: Entra → Roles and administrators; confirm Intune Administrator. Implement: Assign Intune Administrator; reserve Global Administrator for tenant-wide changes.

## G4. Device enrollment in Intune

Description: Targeted Windows devices are enrolled and manageable. Why: Policies only reach enrolled devices. Verify: Intune → Devices → All devices; the device appears and is compliant. Implement: Enable Automatic Enrollment and join devices to Entra ID.

## G5. Pilot security group

Description: A Microsoft Entra security group for pilot/targeted users or devices. Why: Every solution is piloted before fleet rollout. Verify: Entra → Groups; the pilot group exists. Implement: Entra → Groups → New group → Security → add members.

## G6. Supported Windows baseline

Description: Windows 10 21H2+ or Windows 11 with current updates. Why: Modern Intune features assume a patched, supported OS. Verify: winver, or Intune → device → Hardware. Implement: Deploy Update rings or upgrade to Windows 11.

## G7. Network access to Microsoft cloud endpoints

Description: Outbound HTTPS to Microsoft 365, Entra, and Intune service URLs. Why: Enrollment, policy sync, and authentication depend on these endpoints. Verify: From a device, reach https://login.microsoftonline.com and https://enrollment.manage.microsoft.com. Implement: Allow Microsoft's published Office 365/Intune URL & IP ranges through proxy/firewall.

__________________________________________________

The standard deployment model (all solutions): Assess → Configure → Pilot → Validate → Expand.

# Implementation

Follow these ordered steps to stand up Enrollment-Time Device Grouping correctly on both platforms, using the reference-design artifact names. Pilot first, validate against explicit gates, then expand. A rollback is documented at the end of each phase.

Naming convention (<Purpose> – <Scope> – <Stage>), reused in Testing, Troubleshooting, and the scripts: - Windows target group: Autopilot – Devices – Pilot → Autopilot – Devices – Prod - Apple target group: iOS – Shared Devices – Pilot → iOS – Shared Devices – Prod - Windows enrollment policy: Autopilot DevicePrep – Shared – Prod - Apple enrollment profile: ADE Enrollment – Shared iOS – Prod - Apple enrollment token: ADE Token – Corporate – Prod

__________________________________________________

## Phase 0 — Assess (before you change anything)

Step 0.1 — Baseline the group (if one already exists). Run ETDG-Assess-GroupReadiness.ps1 -GroupName "Autopilot – Devices – Pilot". It reports Type, MembershipType, onPremisesSyncEnabled, mailEnabled, isAssignableToRole, member count, and whether AppId f1346770-5b25-470b-88bd-d5744ab7952c is already an Owner — pass/fail per prerequisite (R1–R7).

Step 0.2 — Confirm the service principal exists and check RBAC scope. Run ETDG-Test-EnrollmentGroupPrereqs.ps1 -GroupName "Autopilot – Devices – Pilot". It validates R1–R9, confirms the Intune Provisioning Client SP is present in the tenant (by AppId), and lists the operating admin's Intune role assignments / scope groups.

Gate 0 (pass/fail): Proceed only when you know exactly which prerequisites are unmet. If the SP is absent, resolve that first (Step B.0). Do not open a policy Save until the group is to spec and owned.

__________________________________________________

## Phase A — Create the target group to spec

Do this for the Pilot group first (Autopilot – Devices – Pilot and/or iOS – Shared Devices – Pilot), then repeat for Prod in Phase E.

Step A.1 — New Security, Assigned, cloud-only group. Entra admin center → Groups → New group:

Group type: Security

Group name: Autopilot – Devices – Pilot (or iOS – Shared Devices – Pilot)

Membership type: Assigned (do not choose Dynamic Device or Dynamic User) — R2

Leave Microsoft Entra roles can be assigned to the group = No — R5 (cannot be changed

later)

Do not mail-enable it — R4

Add no members yet — R6

Step A.2 — Confirm it is cloud-only. After creation, open the group → confirm Source = Cloud (not "Windows Server AD") — R3. If it shows as directory-synced, you selected a synced group; create a genuinely cloud-only one.

Step A.3 — Confirm the admin can manage it. Verify you can open Owners and Members without an access error — R8.

Pass/fail (Gate A): ETDG-Assess-GroupReadiness.ps1 -GroupName "Autopilot – Devices – Pilot" reports all of R1–R6 = PASS. If any fails, fix per 02 — Requirements before continuing.

Rollback A: Delete the newly created group (Entra → Groups → <group> → Delete). Nothing is wired to a policy yet, so deletion has no enrollment impact.

__________________________________________________

## Phase B — Add the Intune Provisioning Client as **Owner**

Step B.0 — Provision the service principal if it is missing. If Step 0.2 reported the SP absent: sign in to `https://intune.microsoft.com` once as a Global Administrator to trigger first-party SP provisioning, then re-run ETDG-Test-EnrollmentGroupPrereqs.ps1. If it still does not appear, open a Microsoft support case to have the Intune Provisioning Client initialized.

Step B.1 — Add the owner (portal). Entra → Groups → `Autopilot – Devices – Pilot` → Owners → Add owners. Search by AppId f1346770-5b25-470b-88bd-d5744ab7952c (or by name — Intune Provisioning Client *or* Intune Autopilot ConfidentialClient; match by AppId, the name varies by tenant). Select it → Add.

Step B.1 (alt) — Add the owner (script). Run ETDG-Set-ProvisioningClientOwner.ps1 -GroupName "Autopilot – Devices – Pilot" to preview (-WhatIf default), then -WhatIf:$false to commit.

Step B.2 — Wait for propagation. Entra can take 5–10 minutes to propagate the ownership. Refresh the Owners blade and confirm an owner with Application ID f1346770-5b25-470b-88bd-d5744ab7952c is listed before proceeding.

Pass/fail (Gate B): ETDG-Assess-GroupReadiness.ps1 reports Provisioning Client owner = PASS (found by AppId). If not present after 10 minutes, re-add and wait again.

Rollback B: Remove the SP from Owners (Entra → Groups → <group> → Owners → remove). The group reverts to a plain security group; no devices are affected until a policy is wired.

__________________________________________________

## Phase C — Confirm admin management + RBAC scope

Step C.1 — Manage check. Confirm the operating admin can still edit the group's Owners/Members (R8).

Step C.2 — RBAC scope (custom Intune RBAC only). If your tenant uses custom Intune RBAC: Intune → Tenant administration → Roles → `<admin's role assignment>` → Scope (Groups) and confirm the target group (or a parent scope group containing it) is in scope (R9). ETDG-Test-EnrollmentGroupPrereqs.ps1 lists the admin's scope groups.

Pass/fail (Gate C): Admin can manage the group and (if custom RBAC) the group is in the admin's scope. Tenants using only built-in roles pass C automatically.

__________________________________________________

## Phase D — Wire the group to the enrollment policy (pilot), then Save

Do the platform(s) you are deploying. Use the Pilot group in this phase.

### D-Windows — Autopilot device preparation

Step DW.1 — Open the policy. Intune → Devices → Enrollment → Windows → Device preparation policies → create or edit Autopilot DevicePrep – Shared – Prod (name a pilot copy Autopilot DevicePrep – Shared – Pilot if you prefer to keep pilot and prod separate). *(Verify the exact blade name in your tenant — the device-preparation experience is newer and labels vary.)*

Step DW.2 — Set the Device Group. In the policy's Device group setting, select Autopilot – Devices – Pilot. This is the group devices join at enrollment.

Step DW.3 — Save. Click Save/Create. Enrollment-Time Grouping is established here — if the owner (Phase B) is correct and propagated, Save commits. If you see *"…the Intune Provisioning Client application is not an owner,"* stop and go to 06 — Troubleshooting (do not disable anything).

### D-Apple — ADE enrollment profile

Step DA.1 — Locate the enrollment token. Intune → Devices → Enrollment → Apple → Enrollment program tokens → open ADE Token – Corporate – Prod → Profiles. *(Path/label may read "Enrollment Program Tokens" or "ADE tokens" — verify in your tenant.)*

Step DA.2 — Create/edit the ADE enrollment profile. Create or edit ADE Enrollment – Shared iOS – Prod. Set User affinity = Enroll without user affinity (shared devices). In the profile's Device Group option, select iOS – Shared Devices – Pilot.

Step DA.3 — Save. Save the profile. The same backend establishes Enrollment-Time Grouping here; the same owner requirement applies. Watch for the generic "Updating device group for Apple enrollment policy" notification — if it hangs or fails, go to 06 — Troubleshooting.

Pass/fail (Gate D): The pilot enrollment policy Saves without the "not an owner" error on each platform you deployed.

Rollback D: Clear the Device Group setting on the policy/profile and Save (or delete the pilot policy). Enrollment continues without enrollment-time grouping; devices fall back to post-enrollment (dynamic/manual) group membership.

__________________________________________________

## Phase E — Validate, then Expand to Prod

Step E.1 — Enroll a pilot device. Enroll one Windows Autopilot device-prep device and/or one Apple ADE device against the pilot policy.

Step E.2 — Confirm enrollment-time membership. After enrollment, confirm the device appears as a Member of Autopilot – Devices – Pilot / iOS – Shared Devices – Pilot, and that group-targeted apps/config apply. See 05 — Testing for the exact checks and pass/fail.

Step E.3 — Expand to Prod. Repeat Phases A–D for the Prod groups (Autopilot – Devices – Prod, iOS – Shared Devices – Prod) and the Prod enrollment policies, then re-validate.

Pass/fail (Gate E): A pilot device joins the group at enrollment and receives the group's assignments. Only then promote to Prod.

Rollback E: Point the Prod policy back at the previously working configuration (or clear its Device Group). Because the group and owner are additive, rollback never removes protection from already-enrolled devices — it only stops future enrollment-time additions.

__________________________________________________

## Order of operations (must not be reordered)

Group exists to spec (R1–R6) → 2. Owner added (R7) → 3. Wait 5–10 min for propagation →

Wire to policy → 5. Save. Saving before the owner has propagated is the most common

self-inflicted failure.

# Testing & Validation

Run these validations in order. Each has an expected pass/fail so you can prove the deployment works before promoting to Prod. The scripts referenced are described in 08 — Deliverables Summary.

__________________________________________________

## T1. Group specification is correct (R1–R6)

How: ETDG-Assess-GroupReadiness.ps1 -GroupName "Autopilot – Devices – Pilot" (repeat for the Apple group). Pass: Type = Security, MembershipType = Assigned, onPremisesSyncEnabled = null/false, mailEnabled = false, isAssignableToRole = false, member count = 0 (or intended) — all PASS. Fail: Any attribute off-spec → fix per 02 — Requirements (create a fresh group where the attribute is create-only, i.e. Dynamic, role-assignable, or synced).

## T2. The Intune Provisioning Client is an Owner (R7)

How: ETDG-Assess-GroupReadiness.ps1 (owner check) or Entra → Groups → <group> → Owners. Pass: An owner with Application ID f1346770-5b25-470b-88bd-d5744ab7952c is listed (name may read *Intune Provisioning Client* or *Intune Autopilot ConfidentialClient* — matched by AppId). Fail: No owner by that AppId → add it (Phase B), wait 5–10 minutes, re-test.

## T3. Service principal exists + RBAC scope (R7, R9)

How: ETDG-Test-EnrollmentGroupPrereqs.ps1 -GroupName "Autopilot – Devices – Pilot". Pass: SP found in tenant by AppId; and (custom RBAC only) the target group is within the admin's scope groups. Fail — SP absent: open Intune portal once as Global Admin to provision it; else Microsoft support. Fail — out of scope: add the group to the admin's role-assignment scope groups.

## T4. The enrollment policy **Saves** (the core gate)

How: In Intune, set the pilot group as the Device Group on the pilot enrollment policy and click Save — Windows: Autopilot DevicePrep – Shared – Pilot/Prod; Apple: ADE Enrollment – Shared iOS – Prod. Pass: Save completes with no error; the Device Group persists on reopen. Fail: *"Unable to save device group… the Intune Provisioning Client application is not an owner"* → owner missing or not yet propagated (T2). *"…could not find the security group you selected"* → group deleted/renamed or out of RBAC scope (T3). Go to 06 — Troubleshooting.

Ignore any AuthorizationFailed / microsoft.insights/eventtypes/values/read entries in the Azure Activity Log that appear around this time — they are an unrelated Azure Monitor red herring (see Troubleshooting), not the enrollment-grouping result.

## T5. Device joins the group **at enrollment**

How: Enroll one pilot device (Windows Autopilot device-prep and/or Apple ADE, no user affinity). After enrollment completes, check membership. Pass: The device appears as a Member of Autopilot – Devices – Pilot / iOS – Shared Devices – Pilot shortly after enrollment — without waiting on a dynamic-rule re-evaluation. Confirm via Entra → Groups → <group> → Members, or ETDG-Assess-GroupReadiness.ps1 member count increments. Fail: Device enrolls but never joins the group → re-check T2 (owner) and T4 (Save actually committed); confirm the policy the device enrolled through has the Device Group set.

## T6. Group-targeted assignments apply during provisioning

How: Assign a benign test app or configuration profile to the pilot group before enrolling the pilot device; enroll and observe. Pass: The group-targeted app/config is delivered during or immediately after provisioning (proving membership was effective at enrollment time, not hours later). Fail: Assignment does not apply → confirm T5 (membership) first; if membership is present but assignment lags, that is normal Intune sync latency, not an enrollment-grouping fault.

## T7. Second-device repeatability

How: Enroll a second pilot device. Pass: It also joins the group at enrollment — confirming the configuration is durable, not a one-off. Fail: Inconsistent joins → capture the Save/enrollment behavior and run ETDG-Get-DiagnosticReport.ps1 with the observed symptom.

__________________________________________________

Promotion gate: T1–T7 all PASS on the pilot before wiring the Prod groups and policies. Re-run T1–T5 after the Prod cutover.

# Troubleshooting

A symptom → root-cause decision tree for Enrollment-Time Device Grouping. Match the exact string or behavior you see, apply the fix, and re-test with the referenced script. The single most common cause is a missing or not-yet-propagated Provisioning Client owner — start there.

__________________________________________________

## Decision tree (start at the top)

Did the enrollment policy SAVE?
├─ NO — error: "...Intune Provisioning Client application is not an owner"   → §1
├─ NO — error: "...could not find the security group you selected"          → §2
├─ NO — Apple: "Updating device group for Apple enrollment policy" hangs    → §3
├─ Seeing AuthorizationFailed / microsoft.insights errors in Azure log      → §4 (IGNORE — red herring)
└─ YES it saved, but devices never join the group at enrollment            → §7

Owner IS present, spec passes, still fails on Save                          → §8 (escalate)
Service principal cannot be found at all (by AppId or name)                 → §6
Using custom Intune RBAC and can't see/select the group                    → §5

Fast triage: ETDG-Get-DiagnosticReport.ps1 -Symptom <NotAnOwner|CouldNotFindGroup|AppleUpdatingHang|AzureAuthorizationFailed|SavedButNoMembership|Unknown> -GroupName "<group>".

__________________________________________________

## §1 — "…the Intune Provisioning Client application is not an owner" (the definitive error)

Full string: *"Unable to save device group for <name>. You cannot update this configuration because we could not find the security group you selected or the Intune Provisioning Client application is not an owner."*

When: After you click Save on the enrollment policy/profile (Windows Autopilot device-prep or Apple ADE). The failure appears only after Save because that is when Intune establishes the group relationship.

Root cause: The Intune Provisioning Client service principal (AppId f1346770-5b25-470b-88bd-d5744ab7952c) is not an Owner of the group — or you added it but it has not propagated yet.

Fix:

Confirm the owner: ETDG-Assess-GroupReadiness.ps1 -GroupName "<group>" → R7. Or Entra →

Groups → <group> → Owners, looking for Application ID f1346770-… (name may read    *Intune Provisioning Client* or *Intune Autopilot ConfidentialClient* — match by AppId).

If missing, add it: ETDG-Set-ProvisioningClientOwner.ps1 -GroupName "<group>" -WhatIf:$false,

or portal → Owners → Add owners → search by AppId → Add.

Wait 5–10 minutes for Entra propagation. Refresh the Owners blade, confirm it is listed.

Retry Save.

If the SP genuinely does not exist in the tenant, go to §6 first.

__________________________________________________

## §2 — "…could not find the security group you selected"

Root cause (one of):

The group was deleted or renamed after you selected it.

The group is off-spec — e.g. it is a Dynamic, role-assignable, or directory-synced

group and cannot serve as an enrollment-time target.

Custom Intune RBAC scope — the group is outside the operating admin's scope groups, so

the service cannot resolve it for that admin (see §5).

Fix: ETDG-Assess-GroupReadiness.ps1 -GroupName "<group>" to confirm the group exists and is Security / Assigned / cloud-only / not role-assignable. If it is off-spec on a create-only attribute (Dynamic, role-assignable, synced), create a fresh group to spec (see 03 — Implementation, Phase A). If the group is fine, check RBAC scope (§5).

__________________________________________________

## §3 — Apple: "Updating device group for Apple enrollment policy" hangs or fails

When: Saving the ADE enrollment profile's Device Group. The generic notification appears and then stalls or errors (Apple surfaces a less specific message than Windows).

Root cause: The same backend as Windows. It is almost always the missing/unpropagated owner (§1) or an off-spec group (§2) — Apple just gives you a vaguer symptom.

Fix: Treat it as §1 then §2: run ETDG-Assess-GroupReadiness.ps1 on the Apple group (iOS – Shared Devices – Pilot/Prod), fix any FAIL (owner first), wait for propagation, re-save the profile.

Documentation gap (be honest with stakeholders): Microsoft documents Enrollment-Time Grouping for Windows Autopilot device preparation; there is little Apple-specific Microsoft documentation for the ADE Device Group option even though it uses the same mechanism. Do not expect an Apple-specific KB to match the Windows one — verify control names/behavior in your tenant.

__________________________________________________

## §4 — Azure Activity Log `AuthorizationFailed` / `microsoft.insights/...` — RED HERRING, ignore

Symptom: While troubleshooting, the Azure portal shows AuthorizationFailed errors on microsoft.insights/eventtypes/values/read across one or more subscriptions.

Root cause: These are Azure Monitor Reader-access errors surfaced by the Intune/Azure portal background — a permissions gap on Azure Monitor, completely unrelated to Enrollment-Time Grouping.

Fix: Ignore them for this problem. Do not start granting subscription-level RBAC or Monitor Reader roles hoping to fix the enrollment error — it will not. Return to §1/§2 and diagnose the actual Save error. (ETDG-Get-DiagnosticReport.ps1 -Symptom AzureAuthorizationFailed restates this.)

__________________________________________________

## §5 — Custom Intune RBAC: cannot see or select the group

Symptom: The group exists and is to spec, but you cannot select it, or Save reports "could not find the security group" for a specific admin only.

Root cause: With custom Intune RBAC, an admin can only act on objects within their assigned scope groups. The target group (or a parent scope group) is not in the admin's scope.

Fix: Intune → Tenant administration → Roles → `<admin's role assignment>` → Scope (Groups); add the target group (or a parent scope group that contains it). Or perform setup as an admin whose scope already includes it. ETDG-Test-EnrollmentGroupPrereqs.ps1 lists role assignments / scope groups. Tenants using built-in roles only are unaffected.

__________________________________________________

## §6 — The service principal cannot be found at all

Symptom: Searching Owners by AppId f1346770-… or by name (either *Intune Provisioning Client* or *Intune Autopilot ConfidentialClient*) returns nothing; ETDG-Test-EnrollmentGroupPrereqs.ps1 reports SP present = FAIL.

Root cause: The Intune first-party service principal is not yet provisioned in the tenant.

Fix:

Sign in to `https://intune.microsoft.com` once as a Global Administrator — opening the Intune

portal typically provisions the Intune first-party service principals.

Re-run ETDG-Test-EnrollmentGroupPrereqs.ps1. If the SP now appears, proceed to add it as owner

(§1).

If it still does not appear, open a Microsoft support case to have the Intune

Provisioning Client initialized.

__________________________________________________

## §7 — Policy saved, but devices never join the group at enrollment

Root cause (one of):

The owner was removed from the group after Save (routine "cleanup" that silently breaks it).

The device enrolled through a different policy/profile that lacks the Device Group setting.

The group was changed off-spec after the fact.

Fix: Re-run ETDG-Assess-GroupReadiness.ps1 and confirm R7 (owner) still PASS; confirm the exact enrollment policy the device used still has the correct Device Group; re-enroll a test device (05 — Testing, T5). ETDG-Get-DiagnosticReport.ps1 -Symptom SavedButNoMembership -GroupName "<group>" corroborates live state.

__________________________________________________

## §8 — Owner is present and correct, spec passes, Save STILL fails (escalation)

When: ETDG-Assess-GroupReadiness.ps1 reports everything PASS (owner by AppId confirmed, group to spec), propagation time has elapsed, and Save still fails.

Root cause: Likely a tenant/service-side backend issue, not your configuration.

Fix (capture the real error, then escalate):

Reproduce the Save with browser dev tools open (F12 → Network), or replay the operation

via Microsoft Graph, and capture the actual failing request/response — the backend error    is more specific than the portal banner.

Open a Microsoft support case with that payload (the group id, the SP AppId f1346770-…

confirmed as owner, timestamps, and the captured backend error).

__________________________________________________

## Quick reference — error string → cause → action

| You see… | Cause | Do this |
| --- | --- | --- |
| "…Provisioning Client application is not an owner" | Owner missing / not propagated | §1 — add SP owner by AppId, wait 5–10 min, retry Save |
| "…could not find the security group you selected" | Group deleted/renamed, off-spec, or out of RBAC scope | §2 / §5 |
| Apple "Updating device group…" hangs | Same backend — usually owner/spec | §3 → §1/§2 |
| Azure AuthorizationFailed / microsoft.insights | Azure Monitor noise, unrelated | §4 — ignore |
| SP not found by AppId or name | SP not provisioned | §6 — open Intune as Global Admin / support |
| Saved but no membership | Owner removed / wrong policy / changed group | §7 |
| All PASS but Save fails | Service-side backend issue | §8 — capture via Graph/dev tools, support case |

# Best Practices

Durable practices for Enrollment-Time Device Grouping that keep it working across tenants, platforms, and staff turnover.

## Group design

One purpose per group. Use a dedicated Assigned security group per platform and role

(Autopilot – Devices – Prod, iOS – Shared Devices – Prod). Do not reuse a group that also   drives licensing or unrelated assignments — enrollment-time membership should be unambiguous.

Get the create-only attributes right the first time. **Membership type (Dynamic vs

Assigned), role-assignable, and directory-sync source** cannot be safely changed after   creation. If any is wrong, make a new group — do not try to convert.

Start empty. An empty target group makes it obvious that enrollment is what populated it, and

keeps validation honest.

Never use a Dynamic group for this purpose. It is the number-one misconfiguration and it is

unsupported — Intune's enrollment-time write and Entra's rule engine cannot both own membership.

## The owner requirement

Match the service principal by AppId, always. f1346770-5b25-470b-88bd-d5744ab7952c is

constant; the display name (Intune Provisioning Client vs Intune Autopilot   ConfidentialClient) is not. Documentation, runbooks, and scripts should key on the AppId.

Add the owner *before* wiring the policy, and wait for propagation. Budget 5–10 minutes

after adding the owner before you Save. Saving too early is a self-inflicted "not an owner"   failure.

Treat the owner as protected configuration. Do not remove the Intune Provisioning Client from

a group's owners as part of routine cleanup — it silently breaks future enrollment-time   additions. Document its presence in your group's description.

## RBAC and delegation

Keep target groups inside operators' Intune RBAC scope. With custom RBAC, a group outside

scope produces a confusing "cannot find the security group" symptom. Add enrollment-time target   groups to the relevant role-assignment scope groups deliberately.

Use least privilege for the tooling. Run the read-only assessment/validation scripts with

read scopes; grant Group.ReadWrite.All only for the brief window you use the add-owner tool.

## Change control and validation

Pilot first, always. Validate the full chain (group → owner → Save → device joins at

enrollment → assignments apply) on …– Pilot groups before touching …– Prod.

Prove it with a real enrollment, not just a successful Save. A policy can save and still not

populate devices if something upstream changes; T5–T7 in Testing catch that.

Keep a rollback ready. Clearing the Device Group on a policy is a safe, instant rollback that

never removes protection from already-enrolled devices.

## Cross-platform discipline

Apply the documented Windows requirement to Apple deliberately. Microsoft documents this for

Autopilot device preparation; Apple ADE uses the same backend but is sparsely documented.   Because control names and availability can differ, verify Apple labels and behavior in your   tenant and record what you find — do not assume the Apple UI matches the Windows docs   verbatim.

Standardize the naming convention (<Purpose> – <Scope> – <Stage>) across both platforms so

the same runbook, tests, and scripts read cleanly for Windows and Apple.

## Noise discipline

Pre-brief your team on the Azure Activity Log red herring. The AuthorizationFailed /

microsoft.insights/eventtypes/values/read errors are Azure Monitor Reader-access noise   surfaced by the portal — not the enrollment-grouping problem. Teaching this up front saves   hours of misdirected troubleshooting.

## Documentation and evidence

Record the exact artifact names, the AppId owner, and the tenant-verified control paths in

your own runbook, since Apple labels and the newer Windows blades are version-dependent.

Save the output of `ETDG-Assess-GroupReadiness.ps1` / `ETDG-Test-EnrollmentGroupPrereqs.ps1`

as the "known-good" baseline so a future regression is a one-command diff.

# Deliverables Summary

## Documentation

| Document | What it covers |
| --- | --- |
| 01 — Solution Overview | What Enrollment-Time Grouping is, the Provisioning-Client-owns-the-group mechanism, cross-platform scope (Autopilot device preparation + Apple ADE), the Windows-docs / Apple-doc-gap reality, and the Assess→Configure→Pilot→Validate→Expand model. |
| 02 — Requirements | The full target-group specification matrix (Security / Assigned / cloud-only / not mail-enabled / not role-assignable / ideally empty), the Intune Provisioning Client owner requirement (AppId f1346770-…), admin-can-manage, Intune RBAC scope groups, and Graph PowerShell — each with Description / Why / Verify / Implement. References the category Global Requirements. |
| 03 — Implementation | Ordered setup for both platforms: create the group to spec, add the Provisioning Client owner (provision the SP if absent), confirm manage + RBAC scope, wire to a Windows Autopilot device-preparation policy and an Apple ADE enrollment profile, wait for propagation, Save, validate — with pass/fail gates and rollback. |
| 05 — Testing | Validation procedures T1–T7 with expected pass/fail: group spec, owner present, SP + RBAC scope, policy Saves, device joins the group at enrollment, assignments apply, repeatability. |
| 06 — Troubleshooting | The symptom → root-cause decision tree keyed to the exact error strings, the Azure-log red herring, propagation delay, SP-named-differently (AppId), SP-missing (provision), RBAC scope, unsupported group shape, and the Graph / dev-tools inspection + Microsoft-support escalation path. |
| 07 — Best Practices | Durable practices for group design, the owner requirement, RBAC/delegation, change control, cross-platform discipline, and noise discipline. |
| Executive Summary | One-page outcome, approach, and why it is low-risk. |

## PowerShell (Microsoft Graph) tools

All scripts use modern-auth Connect-MgGraph (no stored secrets), request the least scopes, and are read-only or `-WhatIf` by default. The fixed AppId f1346770-5b25-470b-88bd-d5744ab7952c is used throughout to identify the Intune Provisioning Client by identifier, not by its tenant-variable display name.

| Script | What it does | Safe default |
| --- | --- | --- |
| ETDG-Assess-GroupReadiness.ps1 | Reports a target group's Type, MembershipType, onPremisesSyncEnabled, mailEnabled, isAssignableToRole, and member count, and whether AppId f1346770-… is an Owner — pass/fail per prerequisite (R1–R7). | Read-only |
| ETDG-Set-ProvisioningClientOwner.ps1 | Adds the Intune Provisioning Client service principal (by AppId) as an Owner of the target group. Previews the change first; commits only with -WhatIf:$false. | -WhatIf (preview) |
| ETDG-Test-EnrollmentGroupPrereqs.ps1 | Full prerequisite validation: R1–R7 on the group, confirms the SP exists in the tenant by AppId, and lists the admin's Intune RBAC role assignments / scope groups (R9). | Read-only |
| ETDG-Get-DiagnosticReport.ps1 | Maps an observed error string / state to its likely root cause per the decision tree, and explicitly flags the Azure Activity Log AuthorizationFailed entries as an unrelated red herring. Can pull live group state to corroborate. | Read-only |
| ETDG-Config.ps1 | Shared configuration/helper: the fixed AppId, artifact-name defaults, a scope/connection helper, and a one-shot health summary that stitches the readiness + prereq checks into a single scoped run. | Read-only |

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## ETDG-Assess-GroupReadiness.ps1

## ETDG-Config.ps1

## ETDG-Get-DiagnosticReport.ps1

## ETDG-Set-ProvisioningClientOwner.ps1

## ETDG-Test-EnrollmentGroupPrereqs.ps1