Windows 365 Cloud PC Deployment & Management — Government (GCC High)

Implementation Solution Guide

Version 1.0.0    ·    2026-07-01

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Windows 365 Cloud PC Deployment & Management, Government / GCC High (Microsoft Intune)

Government agencies, public entities, and cleared contractors need a corporate Windows desktop that lives in a US sovereign cloud — but standing up Windows 365 on a GCC High tenant is *not* the Commercial process with a different sign-in. The sovereign admin and end-user URLs differ, and several Windows 365 and Intune capabilities lag, are limited, or are absent versus Commercial. Deploy with Commercial steps and it silently fails: empty-looking portals, unavailable options, and features you designed around that don't exist in GCC High.

This is a complete, deploy-it-today package for standing up Windows 365 Enterprise (Government) Cloud PCs on a GCC High tenant with the government Microsoft Intune instance, written for an administrator with no prior Cloud PC or sovereign-cloud experience. It turns a pile of one-off Cloud PCs into a repeatable, governed deployment on the correct .us portals — provisioning policies that build desktops by group membership, a network connection you understand, a hardened image, and Intune configuration, compliance, and security applied to Cloud PCs exactly as they are to laptops — with every Commercial-vs-GCC-High difference called out so the government tenant is configured correctly.

## What you get

A plain-language Solution Overview of Windows 365 Enterprise (Government) — the

provisioning-policy model, Azure (Government) Network Connection vs. the Microsoft-hosted network,   gallery vs. custom images, Intune management — plus an explicit "Commercial vs GCC High — what's   different" section.

A GCC High Parity Notes reference: the full Commercial→.us portal/endpoint map and every

cited Windows 365 / Intune feature-parity gap, with anything unconfirmed flagged "verify for GCC   High."

A Requirements Guide with verify / implement-if-missing for every prerequisite (GCC High tenant,

Government licensing including G3/G5, roles, sovereign portal access, .us endpoints through   filtering).

An Implementation Guide of precise, click-by-click steps in the required order using the **.us

government portals**, with GCC-High-only caveats inline at the step where they matter.

Five PowerShell scripts — discovery, validation, reporting, safe remediation, and a targeting

group builder — all connecting to Microsoft Graph US Gov endpoints (-Environment USGov).

Testing and Troubleshooting guides with pass/fail gates and GCC-High-specific gotchas.

## What this delivers

A policy-driven Cloud PC service on GCC High: a named provisioning policy that builds a dedicated Windows desktop for every member of a target group, on a network of your choosing, from a known image, secured by Conditional Access and managed by the same government Intune compliance and configuration profiles as your physical endpoints — hosted in US government data centers and proven on a pilot before you scale.

## The deployment model

Assess → Configure → Pilot → Validate → Expand — with a pilot gate before production.

## Outcome

Every eligible user with a dedicated, always-on Windows Cloud PC in the US sovereign cloud — provisioned by policy, reached via windows365.microsoft.us, secured and managed in the government Intune instance alongside physical devices — deployable by a single administrator, with the Commercial pitfalls and GCC High parity gaps handled, and validated before fleet rollout.

# 1. Solution Overview — Windows 365 Cloud PC Deployment & Management (Government / GCC High)

## What Windows 365 Government is

Windows 365 is Microsoft's cloud service that gives each user a dedicated, always-on Cloud PC — a personal Windows 10/11 desktop running in Microsoft's cloud and streamed to any device through a browser or the Windows App. Windows 365 Government is the edition for US government agencies, public entities, and contractors that qualify for the US sovereign clouds (GCC and GCC High); the Cloud PCs and underlying resources are hosted in US government data centers and pass the audits required for those clouds. This solution is the GCC High edition — it uses Windows 365 Enterprise (Government) managed through Microsoft Intune (government cloud): Cloud PCs are built by a provisioning policy, join your tenant, and are governed by the same Intune compliance, configuration, and app policies as your physical fleet. [What is Windows 365 Government, Microsoft Learn.]

Windows 365 Enterprise (Intune-managed, what this solution uses) is different from Windows 365 Business (a lightweight, self-service SKU). Everything below assumes Enterprise (Government) on a GCC High tenant.

## Commercial vs GCC High — what's different

This is the section that keeps a government deployment from silently failing. GCC High is not the Commercial portal with a different sign-in — the sovereign-cloud admin and end-user URLs differ, and several Windows 365 / Intune capabilities lag or are absent. Two things to internalize:

GCC ≠ GCC High. In GCC, Cloud PCs run in Azure Government but the admin and end-user

endpoints stay on the commercial `.com` domain. In GCC High, the whole experience is    sovereign and moves to the .us domain. This package is authored for GCC High. [Set up    tenants for Windows 365 Government, Microsoft Learn.]

Use the `.us` portals and endpoints throughout (full map in gcc-high-parity-notes.md):

| Purpose | Commercial | GCC High (use this) |
| --- | --- | --- |
| Sign-in (auth) | login.microsoftonline.com | login.microsoftonline.us |
| Microsoft 365 admin | admin.microsoft.com | admin.microsoft.us |
| Microsoft Intune admin | intune.microsoft.com | intune.microsoft.us |
| Microsoft Entra admin | entra.microsoft.com | entra.microsoft.us |
| Azure portal | portal.azure.com | portal.azure.us |
| Windows 365 end-user | windows365.microsoft.com | windows365.microsoft.us |
| Microsoft Graph | graph.microsoft.com | graph.microsoft.us (-Environment USGov) |

Plan around the parity gaps. In GCC High, do not design the deployment to depend on:

the Windows 365 Security baseline, GPU Cloud PCs, Windows 365 Boot / Switch / Reserve,    the new Teams client / multimedia redirection, a W365 monitoring dashboard / system alerts,    Cloud PC audit logs in Log Analytics, Copilot in Intune, cross-region DR, or Intune's    Windows Autopilot, Remote Help, Windows Autopatch / update rings, or Windows Backup for    Organizations — none of these are available in GCC High today. Harden Cloud PCs with an ordinary    Intune Settings catalog profile + compliance policy instead of the W365 baseline. Full cited    list in gcc-high-parity-notes.md. [What is Windows 365 Government; Microsoft Intune Government    Service overview, Microsoft Learn.]

Everything else — the provisioning-policy model, join types, network models, images, lifecycle, and Intune management — works the same as Commercial. Only the portals, endpoints, and the gaps above change.

## How it works (GCC High)

A provisioning policy defines how Cloud PCs are built — the join type, the network, the image,

and the language/region — and is assigned to a user group. Every licensed member of that group    is automatically provisioned a Cloud PC (one per license). All admin work is in the government    Intune admin center at https://intune.microsoft.us.

The Cloud PC joins your tenant — either Microsoft Entra join (cloud-only) or **Microsoft

Entra hybrid join** (line-of-sight to on-prem AD), per the policy.

Networking is one of two models: the Microsoft-hosted network (Microsoft owns the plumbing,

zero Azure footprint — the simplest path, and the recommended GCC High starting point) or an    Azure Network Connection (ANC) that routes Cloud PC traffic through *your* Azure Government    virtual network (needed for hybrid join or on-prem reach). Multi-Region Selection (US    Government region group) is available on the Microsoft-hosted network for resiliency. [Announcing    Multi-Region Selection for Windows 365 in Government Community Cloud, Microsoft.]

The Cloud PC is built from an image — a Microsoft gallery image (Windows + Microsoft 365

Apps, ready to go) or a custom image you maintain. In GCC High, verify the current    GCC-High-specific custom-image / ANC setup procedure before building either — the published GCC    Setup Tool / tenant-mapping flow is documented for GCC and Microsoft states it does not apply    to GCC High. [Set up tenants for Windows 365 Government, Microsoft Learn.]

Once provisioned, the Cloud PC enrolls in the government Intune instance automatically and

receives your compliance, configuration, and app-deployment policies — managed identically to a    physical device.

Users connect from https://windows365.microsoft.us, the Windows App, or an RDP client;

access is secured with Conditional Access in the government Entra admin center.

## What you can control

Who gets a Cloud PC — by assigning the provisioning policy to a user group (license-gated).

Join type — Microsoft Entra join or Microsoft Entra hybrid join.

Network — Microsoft-hosted network (with US Government region group) or your own Azure

Government Network Connection.

Image — gallery or custom; updated centrally and re-used across policies.

Size / SKU — vCPU / RAM / storage per license (e.g. 2vCPU/8GB/128GB), changeable via resize.

(Note: GPU SKUs are not available in GCC High.)

Management — full Intune compliance, configuration, and app deployment (build hardening from a

Settings catalog profile, since the W365 Security baseline is unavailable in GCC High).

Lifecycle — reprovision (rebuild to a clean image), resize, restart, and grace-period

cleanup when a license is removed.

## Benefits

Sovereign desktop in minutes — provisioned by policy on group membership; hosted in US

government data centers meeting FedRAMP High / ITAR / DFARS expectations. [What is Windows 365   Government, Microsoft.]

Managed like metal — the same government Intune policies and reports cover Cloud PCs and

physical devices.

Secure by default — tenant-joined, Conditional Access-gated, compliance-enforced, on .us

sovereign endpoints.

Reach anywhere — any device with a browser or the Windows App becomes a corporate desktop via

windows365.microsoft.us.

Predictable cost — a fixed per-user license instead of hardware procurement and refresh.

## Limitations (be honest with buyers)

Each Cloud PC needs a Windows 365 Enterprise (Government) license *plus* the user holding

Intune + Entra ID P1 (the eligibility prerequisites) — license math is per user, not per pool.

Hybrid join and on-prem resource access require an Azure Network Connection in **Azure

Government** (with associated Azure cost and network design) — the Microsoft-hosted network cannot   reach on-prem.

A Cloud PC is dedicated and personal (one user); Windows 365 is not a pooled/multi-session

service (that is Azure Virtual Desktop — and AVD multi-session is itself not an Intune-managed   feature in GCC High).

GCC High parity gaps (see the section above and gcc-high-parity-notes.md) remove several

Commercial conveniences — plan without them.

Custom images / ANC must follow the GCC-High-specific procedure — verify for GCC High

before relying on the GCC Setup Tool flow.

## The standard deployment model

Configure licensing + groups → (verify GCC-High ANC/image setup if used) → create the provisioning policy → assign to users → apply Intune management + security → validate on a pilot → expand to production. Model: Assess → Configure → Pilot → Validate → Expand, with a pilot gate before production. This is the repeatable way to deliver Cloud PCs at scale on GCC High.

# 2. Requirements Guide — Windows 365 Cloud PC Deployment & Management (Government / GCC High)

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites are in global-requirements-azure-solutions.md; the full Commercial-vs-GCC-High map is in gcc-high-parity-notes.md.

Use the GCC High .us portals throughout. Sign-in login.microsoftonline.us; M365 admin admin.microsoft.us; Intune admin intune.microsoft.us; Entra admin entra.microsoft.us; Azure portal.azure.us; end-user windows365.microsoft.us; Graph graph.microsoft.us (-Environment USGov). Signing in to a Commercial .com URL against a GCC High tenant is the #1 cause of "my tenant looks empty / broken."

Naming convention: every object created in this solution is named <Purpose> – <Scope> – <Stage> and reused verbatim throughout. The named objects this solution creates: - User group (pilot): W365G – Users – Pilot - User group (production): W365G – Users – Production - Azure Network Connection (only if hybrid/on-prem reach is needed): W365G – ANC – Production - Custom image (only if used): W365G – Image – Win11-M365 - Provisioning policy (pilot): W365G – Provisioning – Pilot - Provisioning policy (production): W365G – Provisioning – Production - Compliance policy: W365G – Compliance – Baseline - Conditional Access policy: W365G – CA – CloudPC-Access

## 2.0 A GCC High tenant (not GCC, not Commercial)

Description: A Microsoft 365 GCC High tenant (domain typically ending .onmicrosoft.us), provisioned through an authorized AOS-G reseller, with eligibility to use the US sovereign clouds. Why: GCC High is a physically and logically separate sovereign instance; its portals, endpoints, and feature set differ from both Commercial and GCC. Using the wrong edition's steps silently fails. Verify: Sign in at https://admin.microsoft.us and confirm the tenant resolves; confirm the Intune admin center loads at https://intune.microsoft.us. If your admin/end-user endpoints are on .com (not .us), you are on GCC, not GCC High — use the Commercial edition of this solution. Implement: Procure/confirm a GCC High tenant via an authorized government channel. Do not attempt to migrate a Commercial tenant in place — there is no built-in Commercial↔government migration. [Microsoft Intune Government Service overview, Microsoft Learn.]

## 2.1 Windows 365 Enterprise (Government) licensing

Description: A Windows 365 Enterprise (Government) license (sized to the workload, e.g. 2vCPU/8GB/128GB) for every user who will receive a Cloud PC. GPU SKUs are not available in GCC High — size to CPU/RAM only. Why: Each provisioned Cloud PC consumes exactly one Windows 365 Enterprise (Government) license; no license, no Cloud PC. Verify: Microsoft 365 admin center (https://admin.microsoft.us) → Billing → Licenses — confirm enough Windows 365 Enterprise (Government) seats of the chosen size for the in-scope users. Run W365G-Discovery.ps1 to compare assigned vs. available (Graph US Gov). Implement: Purchase Windows 365 Enterprise (Government) seats of the correct size; assign them to the in-scope users (directly or via group-based licensing on the targeting groups). [What is Windows 365 Government, Microsoft Learn.]

## 2.2 Eligibility licensing (Intune + Entra ID P1, government)

Description: Each Windows 365 Enterprise (Government) user must also hold a Microsoft Intune (government) license and a Microsoft Entra ID P1 (or higher) license — typically via Microsoft 365 G3/G5 (Government). Why: Provisioning and management run through the government Intune instance, and Conditional Access / device-based controls require Entra ID P1. Prerequisites, not optional add-ons. Verify: Billing → Licenses (admin.microsoft.us) — confirm Intune and Entra ID P1 on the same users. Run W365G-Validation.ps1. Implement: Assign the missing Intune / Entra ID P1 (G3/G5 Government) entitlements to the in-scope users.

## 2.3 Microsoft Intune government instance (MDM authority)

Description: The government Intune instance configured as the MDM authority, with automatic Windows enrollment available. Why: Cloud PCs are provisioned and managed by the government Intune service; they enroll automatically on build. Verify: Intune admin center (https://intune.microsoft.us) → Devices loads, and Devices → Enrollment → Automatic Enrollment shows an MDM user scope. Implement: Set MDM user scope to All (or the in-scope group) under Automatic Enrollment. Note the government Intune instance is a shared IL4/IL5 service. [Microsoft Intune Government Service overview, Microsoft Learn.]

## 2.4 Entra ID user groups for targeting (government)

Description: Security groups that the provisioning policy is assigned to: W365G – Users – Pilot (a few representative users) and W365G – Users – Production (the broader population). Why: Windows 365 provisions a Cloud PC for every member of the group the policy targets; the group is the on/off switch and underpins the pilot-then-expand model. Verify: Entra admin center (https://entra.microsoft.us) → Groups — confirm both groups exist with the exact names above. W365G-Set-ScopeTargeting.ps1 can create/populate them (Graph US Gov). Implement: Create the two security groups using the exact names; add pilot users first.

## 2.5 Networking model — Microsoft-hosted network OR Azure Government Network Connection

Description: Decide how Cloud PC traffic is routed. Microsoft-hosted network (Microsoft owns the network; zero Azure footprint; supports the US Government region group / Multi-Region Selection) is the default and the recommended GCC High starting point. An Azure Network Connection (ANC) named W365G – ANC – Production routes traffic through your own Azure Government virtual network and is required for Microsoft Entra hybrid join or reaching on-premises resources. Why: The network model determines join type and what the Cloud PC can reach; hybrid join and on-prem line-of-sight are impossible on the Microsoft-hosted network. Verify: Decide based on need. If cloud-only (Entra join, no on-prem reach) → Microsoft-hosted, nothing to build. If hybrid/on-prem → Intune admin center (intune.microsoft.us) → Devices → Windows 365 → Azure network connection shows a healthy connection with all checks Passed. Implement (only if ANC is needed): In the Azure Government portal (portal.azure.us) confirm a virtual network + subnet with outbound internet and (for hybrid) line-of-sight to a domain controller; then create the ANC W365G – ANC – Production and confirm health checks pass. Verify the current GCC-High-specific ANC/custom-image setup procedure first — the published GCC Setup Tool / tenant-mapping flow is documented for GCC and does not apply to GCC High. See Implementation Step 2. [Set up tenants for Windows 365 Government, Microsoft Learn.]

## 2.6 Device image — gallery OR custom

Description: The image Cloud PCs are built from. A Microsoft gallery image (Windows 11 + Microsoft 365 Apps) needs no preparation and is the fast path. A custom image named W365G – Image – Win11-M365 is maintained by you. Why: The image sets the starting state of every Cloud PC; a custom image bakes in your standard apps/config so users are productive immediately. Verify: Intune admin center (intune.microsoft.us) → Devices → Windows 365 → Custom images lists your image as Upload successful (only if using custom). Otherwise no action — gallery images are always present. Implement (only if using custom): Follow the GCC-High-specific custom-image procedure (verify for GCC High — the GCC Setup Tool flow does not apply), then upload as W365G – Image – Win11-M365. See Implementation Step 3.

## 2.7 Cloud PC hardening — Settings catalog profile (NOT the W365 Security baseline)

Description: An Intune Settings catalog configuration profile plus a compliance policy W365G – Compliance – Baseline that harden and gate the Cloud PCs. Why: The Windows 365 Security baseline is not yet supported in GCC High, so you must harden via an ordinary Settings catalog profile and enforce state via a compliance policy instead of relying on the built-in baseline. [What is Windows 365 Government, Microsoft Learn.] Verify: Intune → Devices → Configuration shows your Settings catalog profile assigned to the Cloud PC user groups; Devices → Compliance shows W365G – Compliance – Baseline assigned. Implement: Create the profile + compliance policy (Implementation Step 5) and assign to the targeting groups.

## 2.8 Conditional Access for Cloud PC access (government)

Description: A Conditional Access policy named W365G – CA – CloudPC-Access requiring MFA (and, optionally, compliant device) for the Windows 365 / Cloud PC sign-in apps. Why: Cloud PCs are reachable from any device on the internet; Conditional Access keeps access to authorized, verified users. Verify: Entra admin center (https://entra.microsoft.us) → Protection → Conditional Access — confirm a policy named W365G – CA – CloudPC-Access is On and scoped to the Windows 365 sign-in apps. Implement: Create the policy (see Implementation Step 7) targeting the Windows 365 / Azure Virtual Desktop cloud apps, requiring MFA, assigned to the Cloud PC user groups.

## 2.9 Administrative roles

Description: An operator account with Intune Administrator (and, for the ANC/image work, Owner/Contributor on the relevant Azure Government subscription/resource group) rights, held in the government tenant. Why: Creating provisioning policies, network connections, and images requires sufficient privilege in the sovereign tenant. Verify: Entra (entra.microsoft.us) → Roles & admins for Intune Administrator; Azure (portal.azure.us) → Access control (IAM) for Contributor. Run W365G-Validation.ps1 to confirm the operator can read the Cloud PC endpoints via Graph US Gov. Implement: Assign the minimum roles; prefer eligible (PIM) activation where available.

## 2.10 Network egress to sovereign `.us` endpoints

Description: Firewall/proxy allowances for the US government service endpoints (*.microsoft.us, *.azure.us, *.office365.us) and the Windows 365 / RDP gateway endpoints for the government cloud. Why: All administration and Cloud PC connectivity depends on reaching the correct sovereign endpoint set — the Commercial *.microsoft.com allowances are not sufficient. Verify: Confirm reachability to the .us admin portals and to windows365.microsoft.us; confirm the connecting clients can reach the government Windows 365 gateway endpoints. Consult the Microsoft US government endpoints references for the current allow-list. [Microsoft 365 U.S. Government GCC High endpoints; Network endpoints for US government deployments (Intune), Microsoft Learn.] Implement: Open the correct sovereign endpoint set on firewall/proxy; scale bandwidth to the Cloud PC population.

__________________________________________________

## Checklist

GCC High tenant confirmed (.us portals resolve) — not GCC/Commercial

Windows 365 Enterprise (Government) seats (correct size, no GPU SKU) — W365G-Discovery.ps1

Intune + Entra ID P1 (G3/G5 Government) on the same users — W365G-Validation.ps1

Government Intune MDM authority + automatic enrollment configured

W365G – Users – Pilot and W365G – Users – Production groups created

Network model chosen (Microsoft-hosted, or W365G – ANC – Production if hybrid/on-prem; ANC via GCC-High procedure — verify)

Image chosen (gallery, or W365G – Image – Win11-M365 via GCC-High procedure if custom)

W365G – Compliance – Baseline + Settings catalog hardening profile (NOT W365 baseline)

W365G – CA – CloudPC-Access Conditional Access policy in place

Operator holds Intune Administrator (+ Azure Gov Contributor if ANC/image used)

Sovereign .us endpoints allowed through firewall/proxy

# 3. Implementation Guide — Windows 365 Cloud PC Deployment & Management (Government / GCC High)

Follow these steps in order. Most work is in the government Microsoft Intune admin center (https://intune.microsoft.us); identity work is in the government Microsoft Entra admin center (https://entra.microsoft.us); the optional Azure Network Connection and custom image use the Azure Government portal (https://portal.azure.us); licensing is in the government Microsoft 365 admin center (https://admin.microsoft.us).

Sovereign portals only. If any of these open a Commercial .com experience, stop — you are signed in to the wrong cloud. Sign in with your .us government credentials. The full Commercial→GCC-High URL map is in gcc-high-parity-notes.md.

Model: Stand up a Pilot provisioning policy for a few users, validate the full experience, then create the Production policy and expand. The pilot gate comes before production.  Named objects (reuse verbatim): groups W365G – Users – Pilot / W365G – Users – Production; network connection W365G – ANC – Production; image W365G – Image – Win11-M365; provisioning policies W365G – Provisioning – Pilot / W365G – Provisioning – Production; compliance policy W365G – Compliance – Baseline; Conditional Access policy W365G – CA – CloudPC-Access.

## Step 0 — Confirm you are on GCC High (not GCC)

Sign in at https://admin.microsoft.us and confirm the tenant resolves with your government

(.onmicrosoft.us) identity.

Open https://intune.microsoft.us and confirm Devices loads.

If your admin/end-user endpoints are on the .com domain, you are on GCC, not GCC High —

stop and use the Commercial edition of this solution instead. [Set up tenants for Windows 365    Government, Microsoft Learn — GCC uses commercial endpoints; GCC High uses .us.]

## Step 1 — Create the user groups and confirm licensing

In the Entra admin center (https://entra.microsoft.us) go to **Identity → Groups → All groups →

New group**.

Group type: Security. Group name: W365G – Users – Pilot. Add a few representative users

as members. Click Create.

Repeat New group to create W365G – Users – Production (the broader population). Click Create.

In the Microsoft 365 admin center (https://admin.microsoft.us) go to Billing → Licenses and

confirm each member of W365G – Users – Pilot holds Windows 365 Enterprise (Government) +    Intune + Entra ID P1 (typically via M365 G3/G5 Government). Assign any missing licenses    (directly, or via group-based licensing on the group). Remember GPU SKUs are unavailable in GCC    High — pick a CPU/RAM SKU.

## Step 2 — (Only if hybrid join / on-prem reach is needed) Create the Azure Government Network Connection

Skip this entire step if you are deploying cloud-only Cloud PCs (Microsoft Entra join, no on-prem reach). In that case you will choose the Microsoft-hosted network in Step 4 and build nothing here.  GCC High caveat — verify first. Microsoft's published Windows 365 GCC Setup Tool / tenant-mapping procedure (mapping the .com tenant to an Azure Government .us tenant and granting the Windows 365 service principal) is documented for GCC and Microsoft states it does not apply to GCC High. Before building an ANC in GCC High, verify the current GCC-High-specific ANC procedure for your tenant. [Set up tenants for Windows 365 Government, Microsoft Learn.]

In the Azure Government portal (https://portal.azure.us), confirm (or create) a **Virtual

network and subnet in the US Government region** closest to your users, with outbound    internet and — for hybrid join — line-of-sight to a domain controller. Note the subnet.

In the Intune admin center (https://intune.microsoft.us) go to **Devices → Windows 365 → Azure

network connection → Create**.

Choose the join type:

Microsoft Entra join — pick the Azure Government subscription, resource group, virtual

network, and subnet.

Microsoft Entra hybrid join — additionally supply the on-prem AD domain, an OU, and a

domain-join account.

Name: W365G – ANC – Production. Click Review + create.

Wait for the connection's health checks to run and show Checks passed (DNS, domain join,

endpoint reachability). Do not proceed until every check is green.

## Step 3 — (Only if using a custom image) Prepare and upload the image

Skip this step to use a Microsoft gallery image (Windows 11 Enterprise + Microsoft 365 Apps), which needs no preparation. You will select the gallery image in Step 4. This is the recommended GCC High fast path.  GCC High caveat — verify first. Custom-image support depends on the same GCC-High-specific setup as the ANC (above). Verify the current GCC-High procedure before capturing/uploading — the GCC Setup Tool flow does not apply to GCC High.

In the Azure Government portal (https://portal.azure.us), build a VM from a supported Windows

image, install your standard apps and baseline, then generalize it    (sysprep /generalize /oobe /shutdown).

Capture the VM to an Azure Compute Gallery image version (in Azure Government).

In the Intune admin center go to Devices → Windows 365 → Custom images → Add.

Select the captured image version. Image name: W365G – Image – Win11-M365. Click Add.

Wait for the status to read Upload successful before using it in a provisioning policy.

## Step 4 — Create the Pilot provisioning policy

In the Intune admin center (https://intune.microsoft.us) go to **Devices → Windows 365 →

Provisioning policies → Create policy**.

General → Name: W365G – Provisioning – Pilot.

Join type: choose Microsoft Entra join (cloud-only) or Microsoft Entra hybrid join.

Network:

For cloud-only with no on-prem reach, select Microsoft hosted network and pick the **US

Government region group** (or specific US Gov regions) for placement/resiliency. [Announcing      Multi-Region Selection for Windows 365 in Government Community Cloud, Microsoft.]

For hybrid / on-prem reach, select Azure network connection and choose W365G – ANC – Production.

Click Next to Image. Select either a Gallery image (e.g. *Windows 11 Enterprise +

Microsoft 365 Apps*) or Custom image → `W365G – Image – Win11-M365`.

Click Next to Configuration. Set the language & region; leave the rest at defaults for

the pilot. (Do not expect the *Windows 365 Security baseline* option — it is unavailable in GCC    High; hardening is applied in Step 5.) Click Next.

Assignments → Add groups → select W365G – Users – Pilot. Click Next.

Review + create. Provisioning begins automatically for every licensed member of the group; a

Cloud PC appears under Devices → Windows 365 → All Cloud PCs within roughly 30–60 minutes.

## Step 5 — Apply Intune management and hardening to Cloud PCs

Cloud PCs enroll in the government Intune instance automatically; now apply management via the user groups (so they cover both Cloud PCs and physical devices the same way). Because the Windows 365 Security baseline is unavailable in GCC High, harden with a Settings catalog profile instead.

Compliance: Devices → Compliance → Policies → Create policy → Windows 10 and later. Name it

W365G – Compliance – Baseline, set your rules (e.g. BitLocker, minimum OS, Defender), and under    Assignments add W365G – Users – Pilot (later W365G – Users – Production). Create.

Configuration (hardening): **Devices → Configuration → Create → New policy → Windows 10 and

later → Settings catalog. Apply your standard hardening/device settings (the replacement for the    W365 baseline); assign to the same groups. Create**.

Apps: Apps → Windows → Add the apps your users need and assign them to the Cloud PC user

groups as Required so they install on the Cloud PCs.

## Step 6 — Verify the pilot Cloud PC experience

As a pilot user, browse to https://windows365.microsoft.us (or open the Windows App),

confirm the Cloud PC tile appears, and Connect.

Confirm the desktop loads, sign-in succeeds, and the assigned apps are present.

In Intune, open Devices → Windows 365 → All Cloud PCs and confirm the device shows

Provisioned. Run W365G-Validation.ps1 to confirm health, and W365G-Report.ps1 for    the fleet/license view (both use Graph US Gov, -Environment USGov).

## Step 7 — Secure Cloud PC access with Conditional Access

In the Entra admin center (https://entra.microsoft.us) go to **Protection → Conditional Access →

Policies → New policy**.

Name: W365G – CA – CloudPC-Access.

Assignments → Users: select W365G – Users – Pilot (add W365G – Users – Production later).

Target resources → Cloud apps → Select apps: add Windows 365 and Azure Virtual Desktop

(these cover the Cloud PC connection/gateway sign-in).

Grant: Require multifactor authentication (and, if desired, **Require device to be marked

as compliant** for the connecting endpoint).

Set Enable policy to On and click Create. Verify a pilot user is prompted for MFA on

the next Cloud PC sign-in via windows365.microsoft.us.

## Step 8 — Validate the pilot (gate)

Run W365G-Validation.ps1 → confirms Cloud PCs are provisioned and healthy and that licensing

prerequisites are met.

Run W365G-Report.ps1 → confirms the Cloud PC inventory, status, sizes, and license utilization.

Complete the Testing Guide. Do not expand to production until every pilot gate passes.

## Step 9 — Expand to production

Create the production provisioning policy: repeat Step 4 with Name: `W365G – Provisioning –

Production and assign it to W365G – Users – Production`. Use the same network and image as the    validated pilot.

Add W365G – Users – Production to the compliance, configuration/hardening, app, and

W365G – CA – CloudPC-Access assignments from Steps 5 and 7.

Add the production population to W365G – Users – Production (in waves if large). Cloud PCs

provision automatically as users join the group.

Re-run W365G-Report.ps1 each wave to confirm provisioning success and license headroom; use

W365G-Remediation.ps1 (defaults to -WhatIf) for any reprovision/resize fixes.

__________________________________________________

### Order of operations

Confirm GCC High → user groups + licensing → (Azure-Gov ANC if needed, verify GCC-High procedure) → (custom image if used, verify GCC-High procedure) → Pilot provisioning policy → Intune management + Settings-catalog hardening → verify experience (windows365.microsoft.us) → Conditional Access → validate (gate) → expand to production

# 5. Testing Guide — Windows 365 Cloud PC Deployment & Management (Government / GCC High)

Run after the pilot provisioning policy applies (Implementation Step 6) and again before each production wave. The pilot gate must pass before you expand. All admin steps use the .us sovereign portals; all scripts connect to Graph US Gov (-Environment USGov).

## Test 1 — Provisioning succeeds

Do: Intune admin center (https://intune.microsoft.us) → Devices → Windows 365 → All Cloud PCs (or open W365G – Provisioning – Pilot → device status). Also run W365G-Validation.ps1. Expected: Each licensed member of W365G – Users – Pilot has a Cloud PC in status Provisioned (no Provisioning failed / In grace period).

## Test 2 — User can connect (sovereign end-user portal)

Do: As a pilot user, sign in at https://windows365.microsoft.us (or the Windows App) and Connect to the Cloud PC. Expected: The Cloud PC tile appears, the desktop loads, and the user reaches the Windows sign-in and desktop without error. (Confirm you used the .us end-user URL, not .com.)

## Test 3 — Image and apps are correct

Do: On the connected Cloud PC, confirm the OS build (winver) and that the expected baseline / assigned apps are installed. Expected: The desktop matches the selected gallery image or W365G – Image – Win11-M365, and the apps assigned in Implementation Step 5 are present.

## Test 4 — Intune management + hardening applied (no W365 baseline dependency)

Do: Run W365G-Validation.ps1, and in Intune check the Cloud PC under Devices → All devices → compliance + configuration state. Expected: The Cloud PC is Intune-enrolled (government instance) and shows Compliant, with the W365G – Compliance – Baseline and the Settings catalog hardening profile applied. (Confirm hardening comes from the Settings catalog profile — the W365 Security baseline is unavailable in GCC High.)

## Test 5 — Conditional Access enforced

Do: Sign in to the Cloud PC as a pilot user with W365G – CA – CloudPC-Access On. Expected: The user is prompted for MFA (and, if configured, blocked from a non-compliant connecting device). Entra Sign-in logs (entra.microsoft.us) show the policy applied to the Windows 365 app.

## Test 6 — Network model behaves as designed

Do: From the Cloud PC, confirm internet access; for an ANC deployment, confirm reach to an on-prem resource (file share / domain resource) and, for hybrid join, confirm the device is domain-joined. Expected: Microsoft-hosted Cloud PCs reach the internet; ANC Cloud PCs additionally reach on-prem targets, and hybrid-joined Cloud PCs are domain-joined. (ANC traffic routes through your Azure Government vNet.)

## Test 7 — Lifecycle actions work

Do: On a pilot Cloud PC, exercise Restart and Reprovision from Devices → Windows 365 → All Cloud PCs (device actions). Optionally test a Resize (CPU/RAM SKUs only — no GPU in GCC High). Expected: Restart returns the Cloud PC healthy; Reprovision rebuilds it to the policy image and it returns Provisioned; Resize changes the SKU without data loss to the OS configuration.

## Test 8 — Fleet and license report

Do: Run W365G-Report.ps1. Expected: A clear per-Cloud-PC inventory (user, status, size/SKU, provisioning policy) plus license utilization (assigned vs. available Windows 365 Government seats), with laggards/failures flagged.

## Test 9 — Parity-gap sanity check (GCC High specific)

Do: Confirm the deployment does not depend on any GCC-High-unsupported feature — no reliance on the W365 Security baseline, GPU SKUs, Windows 365 Boot/Switch/Reserve, the W365 monitoring dashboard, Cloud PC audit logs in Log Analytics, or Intune Autopilot/Remote Help/Autopatch/update rings. Expected: Every management dependency is satisfied by a feature confirmed available in GCC High (see gcc-high-parity-notes.md). Anything not confirmed is flagged verify for GCC High and has a tested fallback.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Pilot pass | Tests 1–6, 9 pass for W365G – Users – Pilot; users connect via windows365.microsoft.us and Cloud PCs are compliant and CA-protected |
| Production pass | Tests 1–5, 8, 9 pass for each W365G – Users – Production wave, with license headroom confirmed |

# 6. Troubleshooting Guide — Windows 365 Cloud PC Deployment & Management (Government / GCC High)

Use W365G-Discovery.ps1 / W365G-Validation.ps1 for tenant and Cloud PC state, W365G-Report.ps1 for the fleet/license view, and W365G-Remediation.ps1 (defaults to -WhatIf) for safe reprovision/resize fixes. All scripts connect to Graph US Gov (-Environment USGov); all portal steps use the .us sovereign URLs.

## A. "The portal looks empty / broken / I can't see my tenant" (most common GCC High issue)

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Signed in but tenant/objects don't appear | Signed in to a Commercial `.com` portal against a GCC High tenant | Use the sovereign URLs: admin.microsoft.us, intune.microsoft.us, entra.microsoft.us, portal.azure.us, end-user windows365.microsoft.us |
| Script returns no data / auth errors | Graph connected to the global cloud, not US Gov | Connect with -Environment USGov (Graph root graph.microsoft.us); the scripts do this by default |
| "This applies to GCC, not GCC High" while following a Microsoft article | You're on a GCC (commercial-endpoint) procedure | Confirm your edition (Step 0 of Implementation). If endpoints are .com, you are on GCC — use the Commercial edition of this solution |
| MFA/redirect loops on Cloud PC sign-in | Auth pointed at login.microsoftonline.com | Ensure clients/policies use login.microsoftonline.us for the government tenant |

## B. Provisioning failed or stuck

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Cloud PC never appears for a user | User missing a required license | Confirm Windows 365 Enterprise (Government) + Intune + Entra ID P1 on the user (W365G-Validation.ps1); assign the missing seat |
| "Provisioning failed" on an ANC policy | Azure (Government) Network Connection health check failing | Intune (intune.microsoft.us) → Windows 365 → Azure network connection → `W365G – ANC – Production`; fix the failed check (DNS, domain-join account, subnet endpoint reachability) and retry |
| ANC / custom image won't set up at all | GCC High requires a different setup than the GCC Setup Tool / tenant-mapping flow | The published GCC Setup Tool procedure does not apply to GCC High — verify the current GCC-High-specific ANC/custom-image procedure for your tenant before retrying [Set up tenants for Windows 365 Government, Microsoft Learn] |
| Provisioning hangs / errors with hybrid join | Domain join / OU / line-of-sight problem | Verify the domain-join account, OU path, and DC line-of-sight from the ANC subnet (in Azure Government); re-run the ANC health check |
| User not provisioned despite a license | User not in the assigned group | Confirm membership of W365G – Users – Pilot / W365G – Users – Production; the policy assignment is the trigger |
| No GPU SKU available when sizing | GPU Cloud PCs are not available in GCC High | Choose a CPU/RAM SKU; move GPU-dependent workloads off Cloud PC [What is Windows 365 Government, Microsoft Learn] |

## C. User cannot connect

Confirm the user opens https://windows365.microsoft.us (the sovereign end-user portal) or the

Windows App, and the Cloud PC shows Provisioned, not In grace period (which follows license   removal).

Check W365G – CA – CloudPC-Access: a misscoped Conditional Access policy (e.g. block from

non-compliant device) can stop a legitimate connection. Review Entra Sign-in logs   (entra.microsoft.us) for the Windows 365 app to see which policy applied.

Confirm the connecting client can reach the government Windows 365 / RDP gateway endpoints (no

proxy/firewall block of the .us sovereign endpoint set — the .com allow-list is not sufficient).

## D. Image / app issues

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Cloud PC missing baseline apps | Using a gallery image but apps not assigned | Assign the apps as Required to the Cloud PC user group (Implementation Step 5) |
| Custom-image Cloud PCs are out of date | W365G – Image – Win11-M365 not re-captured | Patch + re-capture the source VM in Azure Government, re-upload the image, and reprovision affected Cloud PCs |
| Reprovision reverts user changes | Expected — reprovision rebuilds to the policy image | Store user data in OneDrive / redirected folders; reprovision is a clean rebuild by design (and your DR substitute — cross-region DR is unavailable in GCC High) |

## E. Compliance / hardening not applying

Confirm the Cloud PC is enrolled in the government Intune instance (Devices → All devices)

and the user is in the group the compliance/configuration profiles are assigned to.

Remember hardening comes from your Settings catalog profile, not the Windows 365 Security

baseline (which is unavailable in GCC High). If you were looking for the W365 baseline option,   it will not appear — that is expected.

Force a sync from the Cloud PC (Settings → Accounts → Access work or school → Info → Sync) and

re-check after a policy cycle.

## F. "Feature X is missing" — GCC High parity gaps (expected, not a bug)

Several Commercial features simply do not exist in GCC High. If you can't find one of these, it's a parity gap, not a misconfiguration — see gcc-high-parity-notes.md for the full cited list:

Windows 365: Security baseline, GPU Cloud PCs, Windows 365 Boot (GCC only)/Switch/Reserve, new

Teams client, multimedia redirection, W365 monitoring dashboard / system alerts / email   notifications, Cloud PC audit logs in Log Analytics, Copilot in Intune, cross-region DR.

Intune: Windows Autopilot, Remote Help, Windows Autopatch and Feature/Quality/Expedite/Driver

update rings, Windows Backup for Organizations, Security Copilot, Device Health Attestation.

## G. Licensing / capacity

"No licenses available" on assignment → buy more Windows 365 Enterprise (Government) seats of the

chosen size; track utilization with W365G-Report.ps1.

Wrong SKU for the workload → use Resize (Devices → Windows 365 → All Cloud PCs → device action;

CPU/RAM SKUs only) rather than reprovisioning.

## H. Diagnostics quick reference

# Tenant-side (Microsoft Graph US Gov — see scripts; all connect with -Environment USGov):
#   W365G-Discovery.ps1   readiness: licenses, ANC, images, provisioning policies
#   W365G-Validation.ps1  Cloud PC health + licensing prerequisites + parity notes
#   W365G-Report.ps1      fleet inventory + license utilization

# On a connected Cloud PC:
winver                                                    # OS build / image version
Get-ComputerInfo | Select-Object WindowsProductName, OsBuildNumber, WindowsVersion
dsregcmd /status                                          # join state (AzureAdJoined / DomainJoined)

## I. When to escalate

If the user holds all required licenses, is in the assigned group, the ANC health checks pass, you are confirmed on GCC High with .us endpoints, and the Cloud PC still fails to provision or connect after a reprovision, capture the provisioning error from Devices → Windows 365 → All Cloud PCs (device detail) and the Entra sign-in log entry, and open a Microsoft support case for Windows 365 Government.

__________________________________________________

### Sources

What is Windows 365 Government? — https://learn.microsoft.com/en-us/windows-365/enterprise/introduction-windows-365-government

Set up tenants for Windows 365 Government — https://learn.microsoft.com/en-us/windows-365/enterprise/set-up-tenants-windows-365-gcc

Microsoft Intune Government Service overview — https://learn.microsoft.com/en-us/intune/fundamentals/government-service

Microsoft Graph national cloud deployments — https://learn.microsoft.com/en-us/graph/deployments

# 7. Best Practices — Windows 365 Cloud PC Deployment & Management (Government / GCC High)

Confirm GCC High before anything else. GCC and GCC High are different clouds. If your admin and

end-user endpoints are on .com, you are on GCC — use the Commercial edition. This package is   for GCC High, where everything is on the sovereign .us domain. Signing in to a Commercial URL   against a GCC High tenant is the most common "it looks broken" failure.

Use the `.us` portals and endpoints everywhere. Admin: intune.microsoft.us,

entra.microsoft.us, admin.microsoft.us, portal.azure.us. End-user: windows365.microsoft.us.   Scripts: Graph graph.microsoft.us via -Environment USGov. Keep this map (in   gcc-high-parity-notes.md) next to the runbook.

Design without the GCC High parity gaps. Do not build the deployment on features that are

unavailable in GCC High: the Windows 365 Security baseline, GPU Cloud PCs, Windows 365   Boot/Switch/Reserve, the W365 monitoring dashboard / system alerts, Cloud PC audit logs in   Log Analytics, Copilot in Intune, cross-region DR, or Intune Autopilot / Remote Help /   Autopatch / update rings / Windows Backup for Organizations. Harden with a Settings catalog   profile, monitor with W365G-Report.ps1 + Intune device views, and keep user data in OneDrive so   reprovision is your recovery path.

Pilot before production, always. Provision W365G – Provisioning – Pilot to a few real users,

validate the full sovereign experience (connect via windows365.microsoft.us, apps, compliance,   Conditional Access), and only then create W365G – Provisioning – Production.

Start on the Microsoft-hosted network with the US Government region group. It is the simplest,

zero-Azure-footprint path and gives multi-region resiliency. Only build an Azure Government   Network Connection (W365G – ANC – Production) when you genuinely need hybrid join or   on-prem reach — and verify the current GCC-High-specific ANC/custom-image procedure first,   because the published GCC Setup Tool / tenant-mapping flow does not apply to GCC High.

Gate on ANC health checks. If you use an ANC, never assign it to a policy until every health

check reads Passed; a failed check (DNS, domain join, endpoint reachability) means failed   provisioning.

Target by group, not by user. Assign provisioning, compliance, configuration, and Conditional

Access to W365G – Users – Pilot / W365G – Users – Production. Adding a user provisions a Cloud   PC; removing them starts grace-period cleanup. The group is the lifecycle switch.

Manage Cloud PCs like physical devices. Reuse the same government Intune compliance,

configuration, and app policies across both fleets so there is one standard, not two.

Right-size, then resize — CPU/RAM only. Pick the smallest SKU that meets the workload and use

Resize to move users up later. GPU SKUs are unavailable in GCC High, so plan GPU-dependent   workloads elsewhere.

Secure the front door. Require MFA (and ideally a compliant connecting device) via

W365G – CA – CloudPC-Access. Cloud PCs are reachable from anywhere; Conditional Access is the   control.

Keep one image standard. If you use a custom image (W365G – Image – Win11-M365), patch and

re-capture it on a schedule so reprovisioned Cloud PCs start current — otherwise prefer the   always-updated gallery image and deliver apps/config through Intune.

Plan the license math per user. Each Cloud PC needs Windows 365 Enterprise (Government) *and*

the user holding Intune + Entra ID P1 (typically M365 G3/G5 Government). Track utilization with   W365G-Report.ps1 and keep seat headroom for new joiners.

Reprovision to recover, don't hand-fix. For a broken Cloud PC, Reprovision rebuilds it to

the policy image cleanly — and it is your DR substitute given cross-region DR is unavailable in GCC   High. Keep user data in OneDrive / redirected folders.

Document the build and the sovereign specifics. Record the chosen join type, network model,

image, SKU, group targeting, and the `.us` endpoints / parity-gap decisions for audits and   repeatability — this is what makes the GCC High deployment repeatable rather than a pile of one-offs.

# 8. Deliverables Summary — Windows 365 Cloud PC Deployment & Management (Government / GCC High)

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case, sovereign context, and what's in the box |
| 1. Solution Overview | What Windows 365 Enterprise (Government) is, plus "Commercial vs GCC High — what's different" |
| GCC High Parity Notes | Full Commercial→.us portal/endpoint map and every cited Windows 365 / Intune parity gap |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing, .us portals, and the named objects |
| Global Requirements (Azure Solutions) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered steps on the government portals (groups, ANC, image, provisioning policy, Intune management + hardening, Conditional Access, pilot, expand) with GCC-High caveats inline |
| 5. Testing Guide | Validation procedures with pass/fail gates, including a GCC-High parity-gap check |
| 6. Troubleshooting Guide | Field issues and remediation, including sovereign-endpoint and parity-gap gotchas |
| 7. Best Practices | Field-proven recommendations for a GCC High deployment |

## PowerShell scripts (Microsoft Graph US Gov — `-Environment USGov`)

| Script | What it does |
| --- | --- |
| W365G-Discovery.ps1 | Tenant readiness: Windows 365 Government / Intune / Entra ID P1 license counts, Azure Network Connections, custom images, and provisioning policies (read-only, Graph US Gov) |
| W365G-Validation.ps1 | Confirms Cloud PCs are provisioned and healthy and that licensing prerequisites are met; flags GCC-High parity considerations (read-only, Graph US Gov) |
| W365G-Report.ps1 | Fleet inventory (user, status, size/SKU, policy) plus Windows 365 Government license utilization (read-only, Graph US Gov) |
| W365G-Remediation.ps1 | Safe reprovision / resize / restart helpers for unhealthy Cloud PCs — defaults to -WhatIf (Graph US Gov) |
| W365G-Set-ScopeTargeting.ps1 | Creates/populates the W365G – Users – Pilot / W365G – Users – Production targeting groups — defaults to -WhatIf (Graph US Gov) |

## What the buyer receives

This implementation guide as a Word document and PDF.

All five PowerShell scripts (US Gov Graph endpoints) in a single ZIP.

A repeatable process following the model: Assess → Configure → Pilot → Validate → Expand.

## Outcome

Every eligible user with a dedicated, always-on Windows Cloud PC in the US sovereign cloud — provisioned by policy, secured by Conditional Access, managed in the government Intune instance alongside physical devices, reached via windows365.microsoft.us, with the Commercial pitfalls and GCC High parity gaps handled, and proven on a pilot before scale.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## W365G-Discovery.ps1

Purpose: Reports a GCC High tenant's Windows 365 readiness against Microsoft Graph US Gov: Windows 365 Government / Intune / Entra ID P1 license counts (assigned vs. available), any Azure network connections and their health, uploaded custom images, and existing provisioning policies. Read-only — makes no changes. Uses placeholders like your-tenant-id, not angle brackets. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\W365G-Discovery.ps1 Requires the Microsoft Graph PowerShell SDK. Connects with -Environment USGov (Graph root graph.microsoft.us) and consents to read-only scopes on first run. EXPECTED RESULTS License utilization, a list of Azure network connections with health status, custom images, and provisioning policies — a single readiness snapshot before you configure. Pass = you can see your Windows 365 Government seats and any existing W365 objects; fail = auth/endpoint error (usually the wrong cloud — confirm you are GCC High and using -Environment USGov). .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #> [CmdletBinding()] param()

How to run: powershell -ExecutionPolicy Bypass -File .\W365G-Discovery.ps1 Requires the Microsoft Graph PowerShell SDK. Connects with -Environment USGov (Graph root graph.microsoft.us) and consents to read-only scopes on first run. EXPECTED RESULTS License utilization, a list of Azure network connections with health status, custom images, and provisioning policies — a single readiness snapshot before you configure. Pass = you can see your Windows 365 Government seats and any existing W365 objects; fail = auth/endpoint error (usually the wrong cloud — confirm you are GCC High and using -Environment USGov). .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #> [CmdletBinding()] param()

## W365G-Remediation.ps1

Purpose: Performs a targeted lifecycle action (restart, reprovision, or resize) on a single Cloud PC via Microsoft Graph US Gov, to recover an unhealthy Cloud PC the repeatable way. Defaults to -WhatIf so nothing changes until you confirm. Placeholders like your-cloudpc-name and your-service-plan-id are used, not angle brackets. HOW TO RUN Preview (default, no change): powershell -ExecutionPolicy Bypass -File .\W365G-Remediation.ps1 -CloudPcName 'CPC-...' -Action Restart Execute (opt in): powershell -ExecutionPolicy Bypass -File .\W365G-Remediation.ps1 -CloudPcName 'CPC-...' -Action Reprovision -WhatIf:$false Resize needs a target service plan id: powershell -ExecutionPolicy Bypass -File .\W365G-Remediation.ps1 -CloudPcName 'CPC-...' -Action Resize -TargetServicePlanId 'your-service-plan-id' -WhatIf:$false Requires the Microsoft Graph PowerShell SDK; connects with -Environment USGov and consents to CloudPC.ReadWrite.All on first run. EXPECTED RESULTS In -WhatIf (default) the intended action is printed and nothing is changed. With -WhatIf:$false the action is issued; reprovision rebuilds to the policy image, restart returns the Cloud PC healthy, resize changes the SKU (CPU/RAM only — no GPU SKUs in GCC High). .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. Read-only unless invoked with -WhatIf:$false; then it issues one lifecycle action against US Gov Graph. #> [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [Parameter(Mandatory = $true)] [string]$CloudPcName, [Parameter(Mandatory = $true)] [ValidateSet('Restart','Reprovision','Resize')] [string]$Action, [string]$TargetServicePlanId, [switch]$WhatIf = $true )

How to run: Preview (default, no change): powershell -ExecutionPolicy Bypass -File .\W365G-Remediation.ps1 -CloudPcName 'CPC-...' -Action Restart Execute (opt in): powershell -ExecutionPolicy Bypass -File .\W365G-Remediation.ps1 -CloudPcName 'CPC-...' -Action Reprovision -WhatIf:$false Resize needs a target service plan id: powershell -ExecutionPolicy Bypass -File .\W365G-Remediation.ps1 -CloudPcName 'CPC-...' -Action Resize -TargetServicePlanId 'your-service-plan-id' -WhatIf:$false Requires the Microsoft Graph PowerShell SDK; connects with -Environment USGov and consents to CloudPC.ReadWrite.All on first run. EXPECTED RESULTS In -WhatIf (default) the intended action is printed and nothing is changed. With -WhatIf:$false the action is issued; reprovision rebuilds to the policy image, restart returns the Cloud PC healthy, resize changes the SKU (CPU/RAM only — no GPU SKUs in GCC High). .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. Read-only unless invoked with -WhatIf:$false; then it issues one lifecycle action against US Gov Graph. #> [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [Parameter(Mandatory = $true)] [string]$CloudPcName, [Parameter(Mandatory = $true)] [ValidateSet('Restart','Reprovision','Resize')] [string]$Action, [string]$TargetServicePlanId, [switch]$WhatIf = $true )

## W365G-Report.ps1

Purpose: Produces a per-Cloud-PC inventory (user, status, size/SKU, provisioning policy) plus Windows 365 Government license utilization (assigned vs. available), against Microsoft Graph US Gov. Optionally writes a CSV. Read-only — makes no changes. Placeholders like your-path are used, not angle brackets. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\W365G-Report.ps1 powershell -ExecutionPolicy Bypass -File .\W365G-Report.ps1 -CsvPath .\w365g-fleet.csv Requires the Microsoft Graph PowerShell SDK. Connects with -Environment USGov (graph.microsoft.us) and consents to read-only scopes on first run. EXPECTED RESULTS A fleet table (and optional CSV) plus license utilization. Pass = inventory prints and seat headroom is positive; laggards ('provisioningFailed'/'inGracePeriod') and zero/negative headroom are flagged for follow-up. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #> [CmdletBinding()] param( [string]$CsvPath )

How to run: powershell -ExecutionPolicy Bypass -File .\W365G-Report.ps1 powershell -ExecutionPolicy Bypass -File .\W365G-Report.ps1 -CsvPath .\w365g-fleet.csv Requires the Microsoft Graph PowerShell SDK. Connects with -Environment USGov (graph.microsoft.us) and consents to read-only scopes on first run. EXPECTED RESULTS A fleet table (and optional CSV) plus license utilization. Pass = inventory prints and seat headroom is positive; laggards ('provisioningFailed'/'inGracePeriod') and zero/negative headroom are flagged for follow-up. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #> [CmdletBinding()] param( [string]$CsvPath )

## W365G-Set-ScopeTargeting.ps1

Purpose: Builds the Entra ID security groups the Windows 365 provisioning policy is assigned to — 'W365G - Users - Pilot' and 'W365G - Users - Production' — and optionally adds members from a list of user principal names, against Microsoft Graph US Gov. Defaults to -WhatIf so nothing changes until you confirm. Creating a group makes no Cloud PCs by itself; assigning the provisioning policy to the group (Implementation Step 4/9) is what triggers provisioning. Placeholders like user1@your-tenant.onmicrosoft.us are used, not angle brackets. HOW TO RUN Preview (default, no change): powershell -ExecutionPolicy Bypass -File .\W365G-Set-ScopeTargeting.ps1 Create the groups (opt in): powershell -ExecutionPolicy Bypass -File .\W365G-Set-ScopeTargeting.ps1 -WhatIf:$false Create + add pilot members: powershell -ExecutionPolicy Bypass -File .\W365G-Set-ScopeTargeting.ps1 -Stage Pilot -Upns user1@your-tenant.onmicrosoft.us -WhatIf:$false Requires the Microsoft Graph PowerShell SDK; connects with -Environment USGov and consents to Group.ReadWrite.All + User.Read.All on first run. EXPECTED RESULTS In -WhatIf (default) the intended group creates/membership adds are printed and nothing changes. With -WhatIf:$false the named group exists (created if missing) and any supplied UPNs are added; the group object id is printed for the Intune assignment. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. Read-only unless invoked with -WhatIf:$false; then it creates/updates groups only (no Cloud PC changes). Group naming uses the en-dash convention 'W365G - <Scope> - <Stage>' to match the docs. #> [CmdletBinding(SupportsShouldProcess = $true)] param( [ValidateSet('Pilot','Production','Both')] [string]$Stage = 'Both', [string[]]$Upns, [switch]$WhatIf = $true )

How to run: Preview (default, no change): powershell -ExecutionPolicy Bypass -File .\W365G-Set-ScopeTargeting.ps1 Create the groups (opt in): powershell -ExecutionPolicy Bypass -File .\W365G-Set-ScopeTargeting.ps1 -WhatIf:$false Create + add pilot members: powershell -ExecutionPolicy Bypass -File .\W365G-Set-ScopeTargeting.ps1 -Stage Pilot -Upns user1@your-tenant.onmicrosoft.us -WhatIf:$false Requires the Microsoft Graph PowerShell SDK; connects with -Environment USGov and consents to Group.ReadWrite.All + User.Read.All on first run. EXPECTED RESULTS In -WhatIf (default) the intended group creates/membership adds are printed and nothing changes. With -WhatIf:$false the named group exists (created if missing) and any supplied UPNs are added; the group object id is printed for the Intune assignment. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. Read-only unless invoked with -WhatIf:$false; then it creates/updates groups only (no Cloud PC changes). Group naming uses the en-dash convention 'W365G - <Scope> - <Stage>' to match the docs. #> [CmdletBinding(SupportsShouldProcess = $true)] param( [ValidateSet('Pilot','Production','Both')] [string]$Stage = 'Both', [string[]]$Upns, [switch]$WhatIf = $true )

## W365G-Validation.ps1

Purpose: Confirms, against Microsoft Graph US Gov, that Cloud PCs are provisioned and healthy and that the licensing prerequisites are in place. Lists each Cloud PC's status and grace-period state and surfaces GCC High parity reminders. Read-only — makes no changes. Placeholders like your-tenant-id are used, not angle brackets. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\W365G-Validation.ps1 Requires the Microsoft Graph PowerShell SDK. Connects with -Environment USGov (graph.microsoft.us) and consents to read-only scopes on first run. EXPECTED RESULTS A per-Cloud-PC health list plus a licensing check. Pass = all Cloud PCs 'provisioned' and the required Windows 365 Government / Intune / Entra ID P1 seats are present; fail = any Cloud PC in 'provisioningFailed'/'inGracePeriod' or a missing prerequisite license, each flagged. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #> [CmdletBinding()] param()

How to run: powershell -ExecutionPolicy Bypass -File .\W365G-Validation.ps1 Requires the Microsoft Graph PowerShell SDK. Connects with -Environment USGov (graph.microsoft.us) and consents to read-only scopes on first run. EXPECTED RESULTS A per-Cloud-PC health list plus a licensing check. Pass = all Cloud PCs 'provisioned' and the required Windows 365 Government / Intune / Entra ID P1 seats are present; fail = any Cloud PC in 'provisioningFailed'/'inGracePeriod' or a missing prerequisite license, each flagged. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #> [CmdletBinding()] param()