Entra ID ↔ Google Cloud Identity — SSO Federation & Provisioning (GCDS / SCIM)

Implementation Solution Guide

Version 1.0.0    ·    2026-07-06

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Entra ID ↔ Google Cloud Identity: SSO Federation & Provisioning

White-label · Google Category

In a Google transformation, identity is the backbone. Before mail, files, or apps can move or coexist, users have to sign in once and exist consistently across both clouds — the same person, the same account, the same groups — with Microsoft Entra ID as the enterprise identity provider and Google Workspace / Cloud Identity as the relying party. Left unmanaged, identity splits: two logins, accounts present in one directory but not the other, groups that drift, and licensing that no longer matches who is active. Everything downstream inherits that confusion.

This package stands up the identity foundation deliberately and in the right order: federate Entra ID to Google for single sign-on (SAML 2.0, via the "Google Cloud / G Suite Connector by Microsoft" gallery app), then provision users and groups into Google from a single source of truth — SCIM push when Entra masters identity, or Google Cloud Directory Sync (GCDS) when on-prem Active Directory does. Accounts, group membership, and licensing stay consistent across Microsoft and Google, and the lifecycle closes — leavers are de-provisioned, not orphaned. It is deployed pilot-first and rollback-ready.

## What you get

A plain-language Solution Overview of the identity model — Entra as IdP federating to Google, the

three provisioning options (SCIM push, GCDS pull, JIT-convenience), and the cardinal rule of one   source of truth per object.

A Requirements Guide with verify / implement-if-missing for every prerequisite — both control planes,

the source-of-truth decision, the custom domain verified in both clouds, the SCIM admin account   or GCDS host, a named pilot, and break-glass on both sides.

An Implementation Guide with the exact click-by-click steps to configure Entra→Google SAML SSO

(both consoles, NameID = user.mail, domain-specific issuer), provisioning of users and groups   (SCIM Path A or GCDS Path B, including de-provisioning), and to pilot sign-in and provisioning on   a named OU/group before expanding.

Five PowerShell scripts for identity-readiness discovery, per-user SSO + provisioning validation, an

identity coverage/exception report, safe remediation, and a pilot-scope builder.

A Testing Guide of conformance gates (sign-in works, users/groups provisioned, one source of truth,

de-provisioning removes access, break-glass intact) and a Troubleshooting Guide for a confident,   staged rollout.

## What this delivers

A stable identity foundation: users authenticate once against Entra ID and reach Google without a second password; users, groups, and licensing stay consistent because one directory is authoritative and provisions the other; and access is removed when a person leaves. SSO is correctly scoped to authentication only, provisioning to a single source of truth, and the whole thing is proven on a pilot before it touches production — with the Google-side console steps authored from Google's own docs and GCDS internals deferred to Google where appropriate.

## The standard deployment model

Assess → Configure → Pilot → Validate → Expand.

## Outcome

One identity across Microsoft and Google — single sign-on and consistent provisioning — underpinning coexistence, migration, and secure access through the transformation and beyond, proven on a named pilot and reversible at every step.

# 1. Solution Overview — Entra ID ↔ Google Cloud Identity: SSO Federation & Provisioning

## Why identity is the foundation of a Google transformation

When an organization adopts Google Workspace / Cloud Identity while Microsoft Entra ID remains the enterprise identity provider, the first thing that has to work is identity. Users must sign in once and exist consistently across both clouds — the same person, the same account, the same groups — or every downstream workload (mail, Drive, Meet, third-party apps) inherits the confusion. The failure mode is a split identity: two logins, accounts that exist in one directory but not the other, groups that drift, and licensing that no longer matches who is actually active.

This solution stands up the identity foundation deliberately and in the right order: federate Entra ID to Google for single sign-on, then provision users and groups into Google from a single source of truth — so accounts, group membership, and licensing stay consistent across Microsoft and Google. It is the base layer that coexistence and migration are built on, deployed pilot-first and rollback-ready.

Vendor boundary. The Microsoft / Entra side (the "Google Cloud / G Suite Connector by Microsoft" gallery application) and the Google Admin console / Cloud Identity side are authored at exact click-by-click detail from the vendors' current public documentation. Google Cloud Directory Sync (GCDS) is Google's supported tool for AD/LDAP-sourced provisioning; its internal configuration is deferred to Google's own docs where noted. Any capability that is preview or rolling out is flagged "verify in your tenant" — never invented.

## The identity model

Two decisions define the whole design. Make them explicitly, up front.

1. Who authenticates the user (SSO / federation). Entra ID acts as the identity provider (IdP); Google Workspace / Cloud Identity is the relying party (SP). Sign-in is federated over SAML 2.0 using the Entra gallery app "Google Cloud / G Suite Connector by Microsoft." The user authenticates against Entra ID once; Google trusts the SAML assertion. This is authentication only — it does not create the Google account and it does not decide Google authorization (OU/group/admin role); those are Google-side.

2. Where the account comes from (provisioning) — one source of truth. An account has to exist in Google before (or as) SSO federates a user into it. Choose exactly one authoritative source per object and one mechanism to move it into Google:

SCIM push (Entra → Google) — Entra ID is the source of truth. The same gallery app's

Provisioning capability creates, updates, and de-provisions Google users and groups over SCIM.   Choose this when Entra ID / Microsoft 365 masters identity.

GCDS pull (AD/LDAP → Google) — Google Cloud Directory Sync runs on a host with LDAP access

to on-prem Active Directory and syncs users/groups into Google on a schedule. Choose this when   on-prem Active Directory remains authoritative.

JIT (just-in-time) — SAML JIT can create a Google user on first SSO. Treat JIT as a

convenience, not the source of truth — for lifecycle, and especially de-provisioning of   leavers, use SCIM push or GCDS so removals actually flow through.

The cardinal rule: one source of truth per object. Never let SCIM push (Entra) and GCDS pull (AD) master the same users — they fight and the directories drift.

## How the pieces fit together

authentication (SAML 2.0)
   Entra ID  ───────────────────────────────────►  Google Workspace /
  (IdP, SSO)        gallery app: "Google Cloud /       Cloud Identity
      │             G Suite Connector by Microsoft"       (relying party)
      │
      │  provisioning — choose ONE source of truth per object
      │
      ├─ SCIM push  (Entra is source of truth) ──────►  users + groups in Google
      │
   AD/LDAP ── GCDS pull (AD is source of truth) ─────►  users + groups in Google

SSO federates the sign-in; provisioning keeps the accounts and groups consistent. Both are required — SSO with no provisioning strands users at a login page with no account; provisioning with no SSO leaves two separate passwords.

## What you can control

Federation — Entra ID as IdP, Google as relying party, over SAML 2.0, with a NameID that matches

the verified Google domain.

Provisioning — one source of truth (Entra via SCIM, or AD via GCDS), moving users and groups

into Google, with de-provisioning that removes leavers.

Consistency — the same people, groups, and licensing state across Microsoft and Google.

Coverage — per-user visibility into who is federated, who is provisioned, and where the

exceptions are.

## Benefits

Sign in once — users authenticate against Entra ID and reach Google without a second password.

Consistent accounts and groups — one source of truth provisions Google; membership and licensing

stay aligned instead of drifting.

Lifecycle that closes — de-provisioning through SCIM/GCDS removes access when a person leaves,

instead of orphaning accounts.

A foundation to build on — coexistence and migration inherit stable identity instead of fixing

it under pressure later.

Pilot-first and reversible — federation and provisioning are proven on a named pilot OU/group

before org-wide enforcement, with a documented rollback.

## Limitations (be honest with buyers)

SSO is authentication only. It does not create Google accounts (provisioning does) and does not

grant Google admin — Google decides authorization by OU/group/admin role.

One source of truth is mandatory. SCIM push and GCDS pull must not master the same objects.

JIT is not a lifecycle mechanism — leavers must be de-provisioned by SCIM or GCDS.

The NameID / unique identifier in the SAML assertion **must match the verified Google domain and the

Google account's email**, or users cannot sign in.

The scripts inventory and validate the Microsoft / Entra side through Microsoft Graph

(read-only). Google-side state — the SSO profile, provisioned users/groups, GCDS runs — is   confirmed in the Google Admin console and GCDS.

Some Entra provisioning, conditional-access, and PIM-for-groups capabilities require **Entra ID

P1/P2** licensing (see Requirements).

## The standard deployment model

Assess the identity estate and pick the source of truth → configure Entra→Google SSO federation and provisioning → pilot both on a named OU/group → validate sign-in and provisioning end-to-end → expand across the organization, tracking exceptions. Repeatable pattern: Assess → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback for every production change.

# 2. Requirements Guide — Entra ID ↔ Google Cloud Identity SSO & Provisioning

Verify every requirement before configuring federation or provisioning. Each entry is Description / Why required / How to verify / How to implement if missing. Category-wide prerequisites (Google tenant, source M365/Entra environment, DNS control, source of truth, pilot scope, governance stakeholders) are in global-requirements-google.md — this guide adds what the Entra↔Google SSO + provisioning work needs on top of those.

## 2.1 Both control planes accessible (Entra + Google)

Description: Administrative access to Microsoft Entra ID at entra.microsoft.com (to add

and configure the "Google Cloud / G Suite Connector by Microsoft" gallery app) and to the Google   Admin console at admin.google.com as a super-admin (to accept the SAML SSO profile and to   authorize SCIM provisioning).

Why required: Federation and provisioning are configured on both ends — Entra publishes the

SAML IdP details and runs the provisioning service; Google accepts the SSO profile and authorizes the   provisioning connection.

How to verify: Sign in to entra.microsoft.com with an app-management role, and to

admin.google.com as a super-admin.

How to implement if missing: Obtain the roles from the respective tenant owners before starting.

## 2.2 Administrative roles (least privilege)

Description: On Entra, one of Application Administrator, Cloud Application Administrator,

or the app's Application Owner to configure SSO and provisioning; reserve Global Administrator   for one-time tenant settings only. On Google, a super-admin to configure the SSO profile,   plus a dedicated Google admin account (see 2.5) for the SCIM connection.

Why required: Configuring federation and provisioning are privileged actions on each plane;

least-privilege roles limit blast radius.

How to verify: Entra → Roles and administrators; Google → Account → Admin roles.

How to implement if missing: Assign the least-privilege role on each plane before configuring.

## 2.3 Source of truth + provisioning mechanism decided

Description: A documented decision on which directory masters users and groups and **which

mechanism moves them into Google: SCIM push (Entra ID is source of truth), GCDS pull   (on-prem Active Directory is source of truth), or JIT** on first SSO (convenience only, not   lifecycle). One authoritative source per object — never two.

Why required: Two sources of truth is the anti-pattern that makes directories drift and conflict;

the mechanism you pick determines the entire provisioning configuration and the de-provisioning path.

How to verify: A one-line statement exists: "Google users/groups are mastered by ___ and

provisioned via ___." (Enterprise-source-of-truth detail is in global requirement 4.)

How to implement if missing: Decide the source of truth and the SCIM / GCDS / JIT mechanism per

object type before enabling any provisioning.

## 2.4 Custom domain verified in BOTH Entra and Google

Description: Every user to be provisioned/federated must have a **UPN on a verified custom

domain (e.g. `user@contoso.com`, not `user@contoso.onmicrosoft.com`), and that domain must be   verified in Google as well (Google Admin console → Account → Domains → Manage domains**).

Why required: Google rejects *.onmicrosoft.com usernames for provisioning, and SSO fails if

the SAML NameID does not match a verified Google domain. The user's identifier must match on both   sides.

How to verify: In Entra, users' UPNs are on the custom domain; in Google, the domain shows as

verified under Manage domains.

How to implement if missing: Add and verify the custom domain in Entra, change affected UPNs to

it, then add and verify the same domain in Google (Add a domain → ADD DOMAIN & START   VERIFICATION).

## 2.5 Google admin account with Admin API privileges (for SCIM)

Description: If provisioning via SCIM push, a Google admin account whose admin role has **all

Admin API privileges enabled — this is the account Entra authorizes for the provisioning   connection. Also enable Security → Access and data control → API Controls → "Trust internal,   domain-owned apps."**

Why required: Entra's provisioning service authorizes against this account to create/update/remove

Google users and groups over the Directory API; without the Admin API privileges the connection test   fails.

How to verify: Google Admin console → Account → Admin roles → the role's Privileges show

Admin API privileges enabled; API Controls has the trust setting saved.

How to implement if missing: Edit the role's privileges to enable Admin API privileges; save the

API Controls trust setting. (Not required for GCDS-only or JIT-only designs.)

## 2.6 GCDS host (if provisioning from Active Directory)

Description: If provisioning via GCDS pull, a **Windows or Linux host with LDAP access to

Active Directory to run Google Cloud Directory Sync — best on a separate machine**, not the   domain controller — plus a Google admin identity GCDS authenticates with.

Why required: GCDS reads AD/LDAP and writes users/groups into Google on a schedule; it needs

network line-of-sight to AD and a place to run its scheduled sync.

How to verify: The host can reach AD over LDAP(S) and outbound to Google; GCDS is installed (or a

target host is nominated).

How to implement if missing: Nominate/provision the host, grant it LDAP access to AD, install

GCDS, and prepare a Google admin for it. (Not required for SCIM-only or JIT-only designs.)

## 2.7 DNS control for the federated domains

Description: Ability to create/modify DNS records (TXT/CNAME for domain verification) for the

domains being federated and provisioned. (Category-wide DNS control is global requirement 3.)

Why required: Verifying the custom domain in Google (2.4) requires a DNS change; identity changes

are staged under change control.

How to verify: Confirm access to the authoritative DNS zone for each domain.

How to implement if missing: Coordinate with whoever controls DNS; stage under change control.

## 2.8 Microsoft Graph PowerShell SDK

Description: The Microsoft Graph PowerShell SDK on the operator workstation, with consent to the

read scopes the scripts use.

Why required: Discovery, validation, and reporting read the Entra-side identity/SSO/provisioning

state — the gallery app's service principal, its SSO mode, its SCIM synchronization job, assignments,   and users — through Microsoft Graph.

How to verify: Get-Module -ListAvailable Microsoft.Graph.Authentication returns a version; a

test Connect-MgGraph succeeds.

How to implement if missing: Install-Module Microsoft.Graph -Scope CurrentUser. The read-only

scripts request least privilege (Application.Read.All, Directory.Read.All, Policy.Read.All,   Synchronization.Read.All, User.Read.All); the scope helper adds Group.ReadWrite.All only with   -Create; remediation adds Synchronization.ReadWrite.All / AppRoleAssignment.ReadWrite.All.

## 2.9 A named pilot OU / group and change control

Description: A named pilot organizational unit or group (a handful of representative users)

to validate SSO and provisioning on before org-wide enforcement, and a change-control window for   the production identity changes.

Why required: Federation and provisioning are proven on a pilot first (Assess → Configure →

Pilot → Validate → Expand); enforcing SSO org-wide before validating can lock users out.

How to verify: A named pilot OU/group exists and a change window/approval path is available.

How to implement if missing: Create the pilot OU/group; use GWSSO-Set-ScopeTargeting.ps1 to

build the Entra pilot-scope group, and scope the Google SSO profile to the matching Google OU/group.

## 2.10 Break-glass accounts (both clouds)

Description: On Google, a cloud-only super-admin excluded from the SSO profile so an SSO

change can never lock admins out. On Entra, two cloud-only @onmicrosoft.com emergency-access   admins excluded from broad conditional-access policies.

Why required: A federation change could interfere with sign-in on either side; break-glass paths

restore access.

How to verify: Google → a super-admin with the SSO profile set to none; Entra → two cloud-only

admins excluded from broad policies.

How to implement if missing: Create them, exclude them from SSO/CA policies, store credentials

securely, and monitor their sign-ins.

__________________________________________________

## Checklist

Both control planes accessible — Entra (app-mgmt role) + Google (super-admin)

Least-privilege admin roles assigned on each plane

Source of truth + provisioning mechanism decided (SCIM push / GCDS pull / JIT) per object

Custom domain verified in both Entra and Google; no *.onmicrosoft.com UPNs in scope

Google admin account with Admin API privileges + API Controls trust set (if SCIM)

GCDS host with LDAP access to AD prepared (if GCDS)

DNS control confirmed for the federated domains

Microsoft Graph PowerShell SDK installed and consented

Named pilot OU/group + change window — GWSSO-Set-ScopeTargeting.ps1

Break-glass: Google super-admin excluded from SSO + two Entra cloud-only admins

# Global Requirements — Google Workspace & Gemini Solutions

These requirements apply to every solution in the Google category. They are the common foundation each Google Workspace / Gemini solution assumes is already in place (or stands up as part of its own Requirements section). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Google solution). The Google Admin console (admin.google.com), Google Cloud / Cloud Identity, and the Microsoft / Entra sides are authored at exact, current click-by-click detail from the vendors' public documentation. Gemini Enterprise capabilities that are in preview or rolling out are cited or flagged "verify in your tenant" — never invented. Third-party migration tools (e.g. for mail/Drive/Chat data movement) and third-party enterprise apps (ServiceNow, SAP, Databricks, etc.) are integrated at the pattern/architectural level; their internal console steps are deferred to the vendor's own docs.

## 1. Google Workspace / Cloud Identity tenant

Description: A provisioned Google Workspace (or Cloud Identity) tenant with a super-admin

account for configuration, and the appropriate Workspace edition/licensing for the capability in   scope (e.g. Enterprise Plus for Vault/CAA/DLP, Gemini/AI add-on where required).

Why required: All configuration, policy, and API work is performed against this tenant.

How to verify: Sign in to admin.google.com as a super-admin; confirm edition and license

counts under Billing / Subscriptions.

How to implement if missing: Provision the tenant and licenses through Google or an authorized

reseller before starting.

## 2. Source Microsoft 365 / Entra environment (for migration & coexistence)

Description: For migration/coexistence/identity solutions, administrative access to the source

Microsoft 365 tenant and Microsoft Entra ID (Global Administrator or the least-privilege   roles the solution names).

Why required: Migration, directory sync, SSO federation, and coexistence read from and change

the Microsoft side.

How to verify: Confirm access to the M365 admin center and the Entra admin center with the

required role.

How to implement if missing: Obtain the role from the M365/Entra tenant owner.

## 3. DNS control for the routed domains

Description: Ability to create/modify DNS records (MX, SPF, DKIM, DMARC, TXT, CNAME) for the

domains being migrated, coexisting, or verified.

Why required: Domain verification, mail routing/coexistence, and authentication all depend on

DNS changes.

How to verify: Confirm access to the authoritative DNS zone for each domain.

How to implement if missing: Coordinate with whoever controls DNS; stage changes under change

control (mail-flow changes are high-impact).

## 4. Identity & provisioning source of truth

Description: A defined identity source of truth (on-prem AD, Entra ID, or an HR/IGA system)

and the sync mechanism (e.g. Google Cloud Directory Sync (GCDS) or SCIM-based provisioning).

Why required: Consistent users/groups across ecosystems underpin SSO, licensing, and access.

How to verify: Confirm which directory is authoritative and how objects flow into Google.

How to implement if missing: Define the source of truth and provisioning model before configuring

SSO or migrating.

## 5. A pilot scope (OU / group) and change control

Description: A pilot organizational unit or group to validate on before fleet-wide rollout,

and a change-control process for production changes (especially mail flow, DNS, identity, and DLP).

Why required: Every solution follows an Assess → Configure → Pilot → Validate → Expand model;

the pilot proves the design and change control protects production.

How to verify: Confirm a named pilot OU/group exists and a change window/approval path is available.

How to implement if missing: Create a pilot OU/group and agree the change-control process with the

owners before making production changes.

## 6. Security, compliance & governance stakeholders

Description: Engagement with the security (CISO), legal/eDiscovery, and data-governance

stakeholders whose policies the configuration must satisfy (DLP, retention, Vault/Purview, and any   regulatory regime such as ITAR/DFARS/Assured Controls where applicable).

Why required: Data governance, eDiscovery, DLP, and regulated-workload settings must align to

enterprise policy and legal requirements, not just technical defaults.

How to verify: Confirm the applicable policies and named stakeholders/approvers.

How to implement if missing: Identify the owners and obtain the policy/compliance requirements

before configuring governance controls.

*The deployment model across every Google solution is the same: Assess → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback for production changes.*

# 3. Implementation Guide — Configure Entra→Google SSO Federation & Provisioning

This guide configures the identity foundation in the right order: assess and pick the source of truth → configure SSO federation (Entra IdP → Google) → configure provisioning (SCIM push or GCDS pull) → pilot both on a named OU/group → validate sign-in and provisioning → expand. Every change is staged, validated on the pilot, and reversible.

Vendor boundary. The Entra side is authored from Microsoft's current public docs (the "Google Cloud / G Suite Connector by Microsoft" gallery app); the Google Admin console / Cloud Identity side from Google's public docs. GCDS internals are Google's tool; its detailed field-by-field configuration is deferred to Google's own documentation where noted. Menu names and URLs change — treat any exact label as "verify in your current console."

Order matters. Provision (or verify accounts already exist) before enforcing SSO org-wide — SSO federates a sign-in into an account that must already exist. Always keep a break-glass Google super-admin outside the SSO profile (Requirement 2.10).

__________________________________________________

## Step 0 — Assess and decide (do this first)

Run GWSSO-Discovery.ps1 to inventory the Entra side: whether the "Google Cloud / G Suite

Connector by Microsoft" app exists, its SSO mode (SAML / none), whether a SCIM provisioning    (synchronization) job is present, how many users/groups are assigned, and the tenant's verified    custom domains.

Confirm the source of truth (Requirement 2.3): Entra → SCIM push, AD → GCDS pull, or

JIT (convenience only). Write it down; the rest of the guide branches on it.

Confirm the custom domain is verified in both Entra and Google and that no in-scope user has a

*.onmicrosoft.com UPN (Requirement 2.4).

Build the pilot scope with GWSSO-Set-ScopeTargeting.ps1 and identify the matching Google pilot

OU/group.

__________________________________________________

## Step 1 — Add the gallery app (Entra)

Sign in to entra.microsoft.com as at least a Cloud Application Administrator.

Browse to Entra ID → Enterprise apps → New application.

In Add from the gallery, search "Google Cloud / G Suite Connector by Microsoft", select it,

and add it. (If you already use this app for SSO, you can reuse it for provisioning; when first    testing, a separate app instance is fine.)

__________________________________________________

## Step 2 — Configure SSO federation (Entra IdP → Google, SAML 2.0)

### 2a. Entra side — SAML SSO

In the app, open Single sign-on and select SAML.

Edit Basic SAML Configuration. Use one of the documented patterns (verify against your console):

Identifier (Entity ID): google.com (no domain-specific issuer) or

google.com/a/your-domain-com (domain-specific issuer). This must match the domain-specific      issuer choice you make on the Google side in 2b.

Reply URL (ACS): for Workspace/Gmail https://www.google.com; for Google Cloud Platform

https://www.google.com/acs (or the /a/your-domain-com variants).

Sign on URL:

https://www.google.com/a/your-domain-com/ServiceLogin?continue=https://mail.google.com.

Attribute / NameID: the Unique User Identifier (NameID) must be the user's email address

that matches their Google account — map it to user.mail (not the default    user.userprincipalname). This is the single most common cause of "cannot sign in."

In SAML Signing Certificate, download Certificate (Base64).

In Set up ..., copy the Login URL and Logout URL for the Google side. (Note: Microsoft

documents the correct sign-out URL as    https://login.microsoftonline.com/common/wsfederation?wa=wsignout1.0.)

### 2b. Google side — accept the SAML SSO profile

Sign in to admin.google.com as a super-admin.

Go to Menu → Security → Authentication → SSO with third-party IdP.

On the Third-party SSO profile for your organization tab:

Sign-in page URL ← Entra Login URL.

Sign-out page URL ← Entra Logout URL.

Verification certificate ← upload the Base64 certificate from 2a.

Use a domain-specific issuer ← check/uncheck to match your Entra Identifier choice in 2a.

Change password URL ← https://mysignins.microsoft.com/security-info/password/change.

Save.

Scope the SSO profile to the pilot first. Google supports assigning the SSO profile per **user,

OU, or group. Assign the profile to the pilot OU/group and set it to none** for everyone    else (and for the break-glass super-admin) so only the pilot federates until you validate.

What SSO does and does not do. The SAML assertion authenticates; it does not create the Google account and does not grant Google admin. The account must already exist (Step 3), and Google decides authorization by OU/group/admin role.

__________________________________________________

## Step 3 — Configure provisioning (one source of truth)

Do one of the following, per the decision in Step 0.

### Path A — SCIM push (Entra ID is the source of truth)

Google prerequisites (Requirement 2.5): **Security → Access and data control → API Controls →

"Trust internal, domain-owned apps" → SAVE; and a Google admin account whose Admin role    (Account → Admin roles) has all Admin API privileges** enabled.

In Entra, open the app → Provisioning tab → Get started → + New configuration.

Under Admin Credentials, select Authorize → in the Google dialog, Accept to grant Entra

permission to manage the Google tenant → Test Connection → Create.

On Overview → Properties, enable notification emails, set a quarantine address, and

enable accidental-deletion prevention; Apply.

Attribute Mapping → users: review mappings; primaryEmail is the matching attribute (and must

equal the SSO NameID). Attribute Mapping → groups: review group mappings (email, name,    description, members) so groups and memberships provision too.

Scope who provisions: either assign users/groups to the app (Enterprise app → Users and

groups) or set an attribute-based scoping filter. Start with the pilot OU/group only.

Use on-demand provisioning to validate a couple of pilot users, then Start provisioning from

Overview.

De-provisioning: removing a user from scope (or disabling in Entra) suspends them in

Google — it does not hard-delete the Google object. That is the intended leaver path.

### Path B — GCDS pull (on-prem Active Directory is the source of truth)

Install Google Cloud Directory Sync on the prepared host with LDAP access to AD (Requirement

2.6) — best on a separate machine, not the domain controller.

In GCDS Configuration Manager, connect to Active Directory (LDAP) and to **Google (Cloud

Identity / Workspace)** with a Google admin.

Under General Settings, select User Accounts (and Groups if syncing groups). Configure

User Accounts → Additional User Attributes and the OU/attribute mapping rules that decide which    objects flow. (Field-by-field mapping is per Google's GCDS docs.)

Simulate a sync — GCDS reports the changes it *would* make without applying them; review the

simulation against expectations.

Run a real sync for the pilot OU only, then schedule GCDS for continuous provisioning.

De-provisioning: removing/disabling the AD object flows through GCDS to suspend the Google

account on the next run.

### JIT note

SAML just-in-time creation makes a Google user on first SSO. It is a convenience, not the source of truth — for lifecycle, and especially de-provisioning leavers, use Path A or Path B so removals actually propagate. Do not rely on JIT alone.

Never run both Path A and Path B against the same objects. SCIM push (Entra) and GCDS pull (AD) mastering the same users is two sources of truth — they conflict and drift. Pick one per object.

__________________________________________________

## Step 4 — Pilot: validate sign-in AND provisioning on the named OU/group

Confirm the pilot users exist in Google (provisioned via Path A/B, or created for the test).

A pilot user signs in via Entra SSO (use Test this application in Entra, or the Google

sign-on URL). Expected: redirect to Entra, authenticate, land in Google — no second password.

Provisioning check: add a pilot user to a source group; confirm the user and group membership

appear in Google. Remove the user; confirm they are de-provisioned (suspended) in Google.

Run GWSSO-Validation.ps1 to confirm the Entra side: SSO mode is SAML, a provisioning job exists

and is running, and the pilot users are assigned/in scope.

Confirm the break-glass Google super-admin (SSO profile = none) can still sign in outside SSO.

Gate: do not proceed to expand until sign-in works, provisioning creates and de-provisions correctly, and break-glass is confirmed (see the Testing Guide gates).

__________________________________________________

## Step 5 — Expand

Widen the Google SSO profile assignment from the pilot OU/group to the next batches of OUs/groups

(leaving break-glass at none).

Widen provisioning scope (SCIM assignment/filter, or GCDS OU rules) in the same batches.

Re-run GWSSO-Discovery.ps1, GWSSO-Validation.ps1, and GWSSO-Report.ps1 on a cadence so

coverage and exceptions stay visible as the rollout grows.

Record every deliberate exception (e.g. service accounts intentionally not federated) with an owner.

__________________________________________________

### Order of operations

Assess + pick source of truth → add gallery app → configure SAML SSO (Entra + Google) → configure provisioning (SCIM push OR GCDS pull) → pilot (sign-in + provisioning on named OU/group) → validate → expand in batches, tracking exceptions

### Rollback

SSO: set the Google SSO profile to none for the affected OU/group (or turn the Entra SSO app

off) — sign-in reverts to Google-native or the prior IdP. The break-glass super-admin is always   outside SSO.

Provisioning (SCIM): Stop provisioning in the Entra app — existing Google objects remain; no

new writes. Re-scoping to fewer users is non-destructive.

Provisioning (GCDS): disable the scheduled task / narrow the OU rules — existing objects remain.

Every change is piloted on a named OU/group and reversible before org-wide enforcement.

# 5. Testing Guide — SSO & Provisioning Conformance Gates

Run after the pilot (Implementation Step 4) and on the recurring cadence during and after expansion. Each test checks whether the identity foundation works the standard way — not just that one user can sign in, but that federation, provisioning, and de-provisioning are all correct and that break-glass is intact.

## Test 1 — Entra-side identity state is inventoried

Do: Run GWSSO-Discovery.ps1. Expected: The "Google Cloud / G Suite Connector by Microsoft" app is listed with its SSO mode (SAML), whether a SCIM provisioning job exists, the count of assigned users/groups, and the tenant's verified custom domains — a usable baseline. No changes made.

## Test 2 — Custom domain matches on both sides

Do: Confirm the in-scope custom domain is verified in Entra and in Google (Admin console → Account → Domains → Manage domains); confirm no in-scope user has a *.onmicrosoft.com UPN. Expected: The domain is verified in both clouds; every in-scope user's UPN is on the custom domain. A *.onmicrosoft.com UPN is a fail — Google rejects it for provisioning and SSO.

## Test 3 — SSO federation works (pilot sign-in)

Do: A pilot-OU user signs in via Entra SSO (Entra Test this application, or the Google sign-on URL). Run GWSSO-Validation.ps1 for the Entra-side signal. Expected: The user is redirected to Entra, authenticates, and lands in Google with no second password. Entra SSO mode is SAML; the NameID = user.mail and matches the Google domain.

## Test 4 — Provisioning creates users AND groups

Do: Add a test user to a source group in scope; run GWSSO-Validation.ps1 (provisioning section); confirm in the Google Admin console. Expected: The user and the group + membership appear in Google via the chosen mechanism (SCIM push or GCDS pull). primaryEmail matches the SSO NameID. Attributes populate per the mapping.

## Test 5 — One source of truth (no dual mastering)

Do: Run GWSSO-Validation.ps1 and confirm the design. Expected: Each object type has exactly one master — SCIM push (Entra) or GCDS pull (AD), never both for the same users. No object is written by two mechanisms. JIT is not being used as the lifecycle source.

## Test 6 — De-provisioning removes access (leaver path)

Do: Remove the test user from the source group (or disable them in Entra/AD); wait for the next cycle/run. Expected: The user is de-provisioned (suspended) in Google — access is removed, not orphaned. (SCIM removal from scope suspends rather than hard-deletes; GCDS suspends on the next run.) This is the test that proves lifecycle actually closes.

## Test 7 — Break-glass path is intact

Do: Sign in as the cloud-only Google super-admin whose SSO profile is set to none; confirm the two Entra cloud-only emergency admins are excluded from broad CA policies. Expected: The Google super-admin signs in outside SSO; an SSO or provisioning change cannot lock admins out.

## Test 8 — Scope is limited during pilot

Do: Confirm the Google SSO profile is assigned only to the pilot OU/group (everyone else and break-glass = none) and provisioning scope (SCIM assignment/filter or GCDS OU rules) covers only the pilot. Expected: Only the pilot federates and provisions until the gate passes — the rest of the org is untouched.

## Test 9 — Coverage across the estate (expansion)

Do: Run GWSSO-Report.ps1. Expected: A per-user/coverage view — federated vs not, provisioned vs not — with the exception list containing only deliberate, documented exceptions (e.g. service accounts intentionally not federated). No silent gaps.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Pilot pass | Tests 1–8 pass on the pilot OU/group — sign-in works (Test 3), provisioning creates users+groups (Test 4), one source of truth (Test 5), de-provisioning removes access (Test 6), break-glass intact (Test 7), scope limited to pilot (Test 8) |
| Expand pass | Tests 1–7 and 9 pass across each batch; the exception list is reviewed and every item is deliberate; discovery / validation / report run on a schedule |

# 6. Troubleshooting Guide — Entra↔Google SSO & Provisioning

Use GWSSO-Discovery.ps1 for the Entra-side identity state, GWSSO-Report.ps1 for coverage and exceptions, GWSSO-Validation.ps1 for per-user SSO/provisioning conformance, and GWSSO-Remediation.ps1 (preview first) for safe fixes. Google-side state — the SSO profile, provisioned users/groups, GCDS runs — is confirmed in the Google Admin console and GCDS.

## A. Discovery / validation / report returns nothing or errors

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Connect-MgGraph fails or scopes missing | SDK not installed, or read scopes not consented | Install-Module Microsoft.Graph -Scope CurrentUser; re-run and accept Application.Read.All, Directory.Read.All, Policy.Read.All, Synchronization.Read.All, User.Read.All |
| The Google gallery app is not found | The "Google Cloud / G Suite Connector by Microsoft" app is not added, or you are in the wrong tenant | Add it from the gallery (Implementation Step 1); confirm the tenant |
| Provisioning job not listed | Synchronization.Read.All not granted, or provisioning never configured | Re-run and consent the synchronization read scope; if truly none, configure provisioning (Path A) |

## B. SSO fails — users cannot sign in to Google

| Symptom | Cause | Remediation |
| --- | --- | --- |
| "cannot sign in" / wrong user after enabling SSO | NameID does not match the Google account email / verified domain | In the Entra app, map the Unique User Identifier (NameID) to user.mail (not user.userprincipalname); ensure it equals the Google primaryEmail on a verified domain |
| Users on *.onmicrosoft.com fail | Google rejects *.onmicrosoft.com identities | Move affected UPNs to the verified custom domain; re-test |
| SSO loop or "invalid assertion" | Identifier/Entity ID vs domain-specific-issuer mismatch, or ACS/certificate wrong | Make the Entra Identifier and the Google "Use a domain-specific issuer" choice agree; re-copy the ACS/Reply URL and re-upload the Base64 certificate |
| Wrong sign-out behavior | Default logout URL is incorrect | Use https://login.microsoftonline.com/common/wsfederation?wa=wsignout1.0 as the sign-out URL |
| Admin locked out of Google | SSO enforced with no break-glass path | Sign in as the cloud-only Google super-admin whose SSO profile is none; keep this path always available |

## C. Provisioning — users/groups not appearing in Google (SCIM, Path A)

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Test Connection / Authorize fails | Google admin account lacks Admin API privileges, or API Controls trust not set | Google Account → Admin roles → enable all Admin API privileges; Security → Access and data control → API Controls → "Trust internal, domain-owned apps" → SAVE; re-Authorize |
| Users not provisioned | Users not assigned/in scope, or provisioning not started | Assign the users/groups to the app (or set a scoping filter); Start provisioning; use on-demand provisioning to test a user |
| Groups exist but memberships/attributes wrong | Group or user attribute mapping incomplete | Review Attribute Mapping → users (matching = primaryEmail) and → groups (email, name, members) |
| Provisioning went to quarantine | Repeated failures (often auth/permission) | Check the provisioning logs and quarantine email; fix the Google admin permission/credential and resume |
| A user has an existing consumer Google account on that email | Conflicting personal account | Use Google's Transfer Tool for unmanaged accounts before syncing that user |

## D. Provisioning — GCDS (Path B)

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Simulation shows unexpected deletes/changes | OU/attribute mapping rules too broad or misconfigured | Correct the GCDS mapping rules; re-simulate and review before any real sync (per Google's GCDS docs) |
| GCDS cannot read AD | No LDAP line-of-sight / wrong bind account | Run GCDS on a host with LDAP access to AD (not the DC); fix the LDAP connection settings |
| Sync not recurring | No scheduled task | Schedule GCDS for continuous provisioning after the pilot sync validates |

## E. Two sources of truth — drift and conflicts

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Objects flip-flop / conflict | Same users mastered by both SCIM push (Entra) and GCDS pull (AD) | Pick one master per object; disable the other mechanism for those objects (Requirement 2.3) |
| Leavers keep access | JIT used as the "source of truth"; no de-provisioning | Use SCIM push or GCDS for lifecycle so removals flow through; treat JIT as convenience only |

## F. De-provisioning did not remove access

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Removed user still active in Google | Expected behavior — SCIM suspends, does not hard-delete; or the user was removed from *scope* without disabling | Confirm the user is suspended in Google (access removed). Removing from sync scope disables, it does not delete the object; delete in Google only per your retention policy |
| GCDS did not suspend the leaver | AD object not removed/disabled, or next run not executed | Disable/remove the AD object; run/await the next GCDS sync |

## G. Coverage report shows gaps

A user who is federated but not provisioned (or vice versa) is a gap. Decide: bring them into

scope with GWSSO-Remediation.ps1 (preview, confirm, apply), or record a deliberate exception   (e.g. a service account intentionally not federated) with an owner and review date. The report should   never contain silent, unexplained gaps.

## H. Diagnostics quick reference

Connect-MgGraph -Scopes 'Application.Read.All','Directory.Read.All','Policy.Read.All','Synchronization.Read.All','User.Read.All' -NoWelcome
# find the Google gallery app service principal + its SSO mode
Get-MgServicePrincipal -Filter "startswith(displayName,'Google')" | Select-Object DisplayName, AppId, PreferredSingleSignOnMode
# is there a SCIM provisioning (synchronization) job on it?
Get-MgServicePrincipalSynchronizationJob -ServicePrincipalId your-service-principal-id
# verified custom domains (must match Google; no onmicrosoft.com for in-scope users)
Get-MgDomain | Where-Object IsVerified | Select-Object Id, IsDefault

## I. When to escalate

If admins are locked out of Google and the break-glass super-admin path also fails, or provisioning is mass-suspending users unexpectedly, stop the change: set the SSO profile to none for the affected scope and Stop provisioning in the Entra app (existing objects remain), then engage the Google Workspace admin owner and your change-control/incident process before re-enabling.

# 7. Best Practices — Entra↔Google SSO & Provisioning

Decide the source of truth first — one master per object. Before touching a console, state which

directory masters users and groups (Entra via SCIM, or AD via GCDS) and provision outward from it.   Never let SCIM push and GCDS pull master the same objects — two sources of truth is the   drift-and-conflict anti-pattern.

Provision before you enforce SSO. SSO federates a sign-in into an account that must already

exist. Provision (or verify accounts) first, then enforce federation — otherwise users authenticate   successfully and land nowhere.

Match the identifier on both sides. The SAML NameID must be the user's email (user.mail) and

must equal the Google account's primaryEmail on a verified custom domain. A mismatched NameID —   or a *.onmicrosoft.com UPN — is the number-one cause of "cannot sign in." Verify the domain in both   Entra and Google.

Keep a break-glass Google super-admin outside SSO — always. Set that account's SSO profile to

none so a federation change can never lock admins out. Keep two cloud-only Entra emergency admins   excluded from broad conditional-access policies too.

Pilot on a named OU/group, then expand in batches. Assign the Google SSO profile and the

provisioning scope to the pilot only; set everyone else to none until the gate passes. Expand OU   by OU, not all at once.

Test the leaver path, not just the joiner path. Provisioning that creates accounts but never

removes them is worse than none. Prove that removing a user from scope (or disabling them) actually   de-provisions/suspends them in Google — every cycle.

Treat JIT as convenience, never as lifecycle. Just-in-time SSO creation is handy, but it does not

de-provision leavers. Use SCIM push or GCDS for the real lifecycle.

Drive Google authorization from groups, not per-user admin. Provision groups and memberships, and

let Google OU/group membership decide access and admin roles — so entitlements follow directory   membership and reviews, not hand-set per-user grants. (For privileged Google groups, consider Entra   PIM for groups for just-in-time membership.)

Scope provisioning tightly and watch the quarantine channel. Use assignment or an attribute

scoping filter so only intended users flow; enable Entra provisioning notification emails,   accidental-deletion prevention, and a quarantine address, and act on quarantine promptly.

Run GCDS off the domain controller and simulate before you sync. Put GCDS on a separate host with

LDAP access to AD; always run a simulation and review the proposed changes before a real sync.

Stage every identity change under change control. Federation and provisioning changes are

high-impact and can lock out or orphan users. Change-window them, keep the rollback ready (SSO profile   → none; Stop provisioning), and confirm break-glass before each change.

Make coverage recurring, not one-time. Re-run discovery, validation, and the coverage/exception

report on a cadence so new users, new OUs, and any drift are caught and classified as they appear.

Maintain the identity reference doc. Keep the source-of-truth statement, the domain/NameID

mapping, the SSO-profile assignment plan, the provisioning scope, and the exception register current —   it is the identity foundation's source of truth for coexistence and migration to build on.

# 8. Deliverables Summary — Entra↔Google SSO & Provisioning

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what is in the box |
| 1. Solution Overview | The identity model: Entra ID as IdP federating to Google (SAML SSO), provisioning via SCIM push or GCDS pull, one source of truth, and how the pieces fit |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing (both control planes, source of truth, domain verified in both clouds, SCIM admin / GCDS host, pilot, break-glass) |
| Global Requirements (Google) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Configure Entra→Google SAML SSO (both consoles), provisioning of users+groups via SCIM push (Path A) or GCDS pull (Path B), pilot sign-in + provisioning on a named OU/group, then expand |
| 5. Testing Guide | SSO + provisioning conformance gates with pass/fail (sign-in, create, one source of truth, de-provisioning, break-glass) |
| 6. Troubleshooting Guide | Field issues — SSO failures, provisioning drift, de-provisioning, domain/NameID — and remediation |
| 7. Best Practices | Source-of-truth, lifecycle, and pilot-first recommendations |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| GWSSO-Discovery.ps1 | Identity-readiness discovery — inventories the Entra-side gallery app, its SSO mode, SCIM provisioning job, assigned users/groups, and the tenant's verified custom domains, via Microsoft Graph (read-only) |
| GWSSO-Validation.ps1 | Per-user SSO + provisioning validation — for scoped users, checks federated SSO is configured (SAML, NameID = mail), the user is on a verified domain, and is assigned/provisioned; reports pass/exception (read-only) |
| GWSSO-Report.ps1 | Identity coverage / exception report — federated vs not, provisioned vs not, on-domain vs *.onmicrosoft.com, and the exception list (read-only) |
| GWSSO-Remediation.ps1 | Safely fixes scoped Entra-side gaps (assigns a reviewed user/group to the app so provisioning brings them into scope); -WhatIf by default |
| GWSSO-Set-ScopeTargeting.ps1 | Builds and previews the pilot-scope and owner groups for a staged SSO/provisioning rollout; -WhatIf / preview by default |

## Identity reference doc — outline

The primary architectural deliverable. Recommended structure:

Purpose & scope — the domains, OUs, and users covered.

Source-of-truth statement — which directory masters users/groups and the mechanism (SCIM push /

GCDS pull / JIT-convenience).

SSO federation design — Entra IdP → Google relying party, SAML details, NameID = user.mail,

domain-specific issuer choice.

Domain & identifier map — verified custom domain(s), UPN ↔ primaryEmail ↔ NameID alignment.

Provisioning design — attribute mappings, group provisioning, scope (assignment/filter or GCDS

OU rules), and the de-provisioning behavior.

SSO-profile assignment plan — pilot OU/group first, break-glass = none, expansion batches.

Break-glass — the Google super-admin outside SSO and the Entra emergency admins.

Exception register — deliberate deviations (e.g. service accounts not federated), with owner and

review date.

Conformance cadence — how discovery / validation / report run and how new users/OUs are covered.

## What the buyer receives

This implementation guide and the identity model as a branded Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process: Assess → Configure → Pilot → Validate → Expand.

## Outcome

One identity across Microsoft and Google — users sign in once against Entra ID and reach Google, with users, groups, and licensing kept consistent by a single source of truth and a lifecycle that de-provisions leavers. The identity foundation for coexistence and migration, proven on a named pilot before it touches the whole organization, and reversible at every step.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## GWSSO-Discovery.ps1

Purpose: Read-only discovery of the Microsoft Entra ID side of the Entra->Google identity foundation. It locates the 'Google Cloud / G Suite Connector by Microsoft' enterprise application (service principal), reports its single sign-on mode (SAML / password / none), whether a SCIM provisioning (synchronization) job exists and its state, the count of assigned users and groups, and the tenant's verified custom domains (flagging any onmicrosoft.com reliance). This is the baseline you assess before configuring SSO and provisioning. Google-side state (the SSO profile, provisioned users/groups, GCDS runs) is confirmed in the Google Admin console. HOW TO RUN Install-Module Microsoft.Graph -Scope CurrentUser   # once powershell -ExecutionPolicy Bypass -File .\GWSSO-Discovery.ps1 Optional: -AppFilter 'Google' to change the display-name match; -CsvPath .\gwsso-domains.csv. Required Graph scopes (read-only): Application.Read.All, Directory.Read.All, Policy.Read.All, Synchronization.Read.All, User.Read.All. Use 'your-tenant-id' if prompted to select a tenant. EXPECTED RESULTS The Google connector app(s) with SSO mode, provisioning presence/state, assigned user/group counts, and the tenant's verified domains. No changes are made (read-only) — pass. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. #> [CmdletBinding()] param( [string]$AppFilter = 'Google', [string]$CsvPath )

How to run: Install-Module Microsoft.Graph -Scope CurrentUser   # once powershell -ExecutionPolicy Bypass -File .\GWSSO-Discovery.ps1 Optional: -AppFilter 'Google' to change the display-name match; -CsvPath .\gwsso-domains.csv. Required Graph scopes (read-only): Application.Read.All, Directory.Read.All, Policy.Read.All, Synchronization.Read.All, User.Read.All. Use 'your-tenant-id' if prompted to select a tenant. EXPECTED RESULTS The Google connector app(s) with SSO mode, provisioning presence/state, assigned user/group counts, and the tenant's verified domains. No changes are made (read-only) — pass. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. #> [CmdletBinding()] param( [string]$AppFilter = 'Google', [string]$CsvPath )

## GWSSO-Remediation.ps1

Purpose: Applies the safe, reversible remediation for a common Entra-side gap: a reviewed user or group that is NOT assigned to the 'Google Cloud / G Suite Connector by Microsoft' app and therefore is not federated or provisioned. It assigns that principal to the app (the default app role), which brings them into SSO and SCIM provisioning scope on the next cycle. It is intended for a principal you have already reviewed in GWSSO-Report.ps1 and confirmed with the identity owner. Defaults to -WhatIf, so a plain run only PREVIEWS the assignment and changes nothing. Domain moves (onmicrosoft -> custom), NameID mapping, the Google SSO profile, and GCDS are configured in the Entra SSO blade / Google Admin console / GCDS, not by this script. HOW TO RUN Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\GWSSO-Remediation.ps1 -PrincipalUpn user@your-domain.com powershell -ExecutionPolicy Bypass -File .\GWSSO-Remediation.ps1 -GroupName 'Entra Google SSO Pilot Scope - Pilot' Apply after review: powershell -ExecutionPolicy Bypass -File .\GWSSO-Remediation.ps1 -PrincipalUpn user@your-domain.com -WhatIf:$false Required Graph scopes: AppRoleAssignment.ReadWrite.All, Application.Read.All, Directory.Read.All, User.Read.All, Group.Read.All. Use 'your-tenant-id' if prompted. EXPECTED RESULTS In preview: the exact principal that WOULD be assigned to the Google connector app. When applied: the app-role assignment is created; re-run GWSSO-Validation.ps1 to confirm the user is in scope. Reversible by removing the assignment (Enterprise app -> Users and groups) in the portal. .NOTES White-label — the repeatable way. Write action — preview (-WhatIf) by default. #> [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [string]$PrincipalUpn, [string]$GroupName, [string]$AppFilter = 'Google' )

How to run: Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\GWSSO-Remediation.ps1 -PrincipalUpn user@your-domain.com powershell -ExecutionPolicy Bypass -File .\GWSSO-Remediation.ps1 -GroupName 'Entra Google SSO Pilot Scope - Pilot' Apply after review: powershell -ExecutionPolicy Bypass -File .\GWSSO-Remediation.ps1 -PrincipalUpn user@your-domain.com -WhatIf:$false Required Graph scopes: AppRoleAssignment.ReadWrite.All, Application.Read.All, Directory.Read.All, User.Read.All, Group.Read.All. Use 'your-tenant-id' if prompted. EXPECTED RESULTS In preview: the exact principal that WOULD be assigned to the Google connector app. When applied: the app-role assignment is created; re-run GWSSO-Validation.ps1 to confirm the user is in scope. Reversible by removing the assignment (Enterprise app -> Users and groups) in the portal. .NOTES White-label — the repeatable way. Write action — preview (-WhatIf) by default. #> [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [string]$PrincipalUpn, [string]$GroupName, [string]$AppFilter = 'Google' )

## GWSSO-Report.ps1

Purpose: Read-only coverage report for the Entra->Google identity foundation. Across the scoped users it summarizes readiness for federation and provisioning and surfaces the exceptions: users assigned to the Google connector app (in scope for SSO/SCIM) versus not, users on a verified custom domain versus onmicrosoft.com (which Google rejects), and users missing a mail value to serve as the SAML NameID / Google primaryEmail. Use it to build the exception register and to target GWSSO-Remediation.ps1. Google-side provisioned state is confirmed in the Google Admin console. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\GWSSO-Report.ps1 Optional: -AppFilter 'Google'; -CsvPath .\gwsso-coverage.csv to export the per-user coverage. Required Graph scopes (read-only): Application.Read.All, Directory.Read.All, Policy.Read.All, Synchronization.Read.All, User.Read.All, Group.Read.All. Use 'your-tenant-id' if prompted. EXPECTED RESULTS A coverage summary (in scope / on custom domain / mail present) and exception lists (not assigned, onmicrosoft UPN, missing mail). No changes are made — pass. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. #> [CmdletBinding()] param( [string]$AppFilter = 'Google', [string]$CsvPath )

How to run: powershell -ExecutionPolicy Bypass -File .\GWSSO-Report.ps1 Optional: -AppFilter 'Google'; -CsvPath .\gwsso-coverage.csv to export the per-user coverage. Required Graph scopes (read-only): Application.Read.All, Directory.Read.All, Policy.Read.All, Synchronization.Read.All, User.Read.All, Group.Read.All. Use 'your-tenant-id' if prompted. EXPECTED RESULTS A coverage summary (in scope / on custom domain / mail present) and exception lists (not assigned, onmicrosoft UPN, missing mail). No changes are made — pass. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. #> [CmdletBinding()] param( [string]$AppFilter = 'Google', [string]$CsvPath )

## GWSSO-Set-ScopeTargeting.ps1

Purpose: Creates (or previews) the security groups this solution targets for a staged SSO + provisioning rollout: the pilot scope 'Entra Google SSO Pilot Scope - Pilot' (the representative users you validate federation and provisioning on before org-wide enforcement) and the owner group 'Entra Google SSO Owners - Tenant - Steady' (the identity admins who own the source-of-truth decision and review exceptions). Assign the pilot-scope group to the Google connector app so only its members federate and provision until the gate passes; mirror it to the matching Google OU/group and scope the Google SSO profile the same way. By default it PREVIEWS (no changes); pass -Create to create groups that do not yet exist. HOW TO RUN Preview which groups exist / would be created (read-only): powershell -ExecutionPolicy Bypass -File .\GWSSO-Set-ScopeTargeting.ps1 Create the groups if missing: powershell -ExecutionPolicy Bypass -File .\GWSSO-Set-ScopeTargeting.ps1 -Create Required Graph scopes: Group.Read.All + Directory.Read.All (preview); Group.ReadWrite.All + Directory.Read.All (with -Create). Use 'your-tenant-id' if prompted. EXPECTED RESULTS In preview: whether each named group exists and its member count. With -Create: the missing groups are created (empty) and their object IDs returned so you can add members. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph unless -Create is supplied. #> [CmdletBinding(SupportsShouldProcess = $true)] param( [switch]$Create )

How to run: Preview which groups exist / would be created (read-only): powershell -ExecutionPolicy Bypass -File .\GWSSO-Set-ScopeTargeting.ps1 Create the groups if missing: powershell -ExecutionPolicy Bypass -File .\GWSSO-Set-ScopeTargeting.ps1 -Create Required Graph scopes: Group.Read.All + Directory.Read.All (preview); Group.ReadWrite.All + Directory.Read.All (with -Create). Use 'your-tenant-id' if prompted. EXPECTED RESULTS In preview: whether each named group exists and its member count. With -Create: the missing groups are created (empty) and their object IDs returned so you can add members. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph unless -Create is supplied. #> [CmdletBinding(SupportsShouldProcess = $true)] param( [switch]$Create )

## GWSSO-Validation.ps1

Purpose: Read-only, per-user conformance check for Entra->Google SSO and provisioning. For the scoped users (a pilot group, or the whole tenant) it validates the identity-readiness signals: the user is on a verified custom domain (not onmicrosoft.com), has a usable mail value to serve as the SAML NameID / Google primaryEmail, and is assigned to the Google connector app (so SSO and SCIM provisioning bring them into scope). It also confirms the app-level standards once: SSO mode is SAML and a provisioning job exists and is running. Each user is reported CONFORMS or with the specific issue. Google-side sign-in and provisioned state are confirmed in the Google Admin console; this validates the Entra plane. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\GWSSO-Validation.ps1 Scope to a pilot: -PilotGroup 'Entra Google SSO Pilot Scope - Pilot' Change the connector match: -AppFilter 'Google' Required Graph scopes (read-only): Application.Read.All, Directory.Read.All, Policy.Read.All, Synchronization.Read.All, User.Read.All, Group.Read.All. Use 'your-tenant-id' if prompted. EXPECTED RESULTS An app-level summary (SSO mode SAML, provisioning running) plus a per-user pass/fail: CONFORMS, or issues (onmicrosoft domain, missing mail/NameID source, not assigned to the app). No changes. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. #> [CmdletBinding()] param( [string]$AppFilter = 'Google', [string]$PilotGroup )

How to run: powershell -ExecutionPolicy Bypass -File .\GWSSO-Validation.ps1 Scope to a pilot: -PilotGroup 'Entra Google SSO Pilot Scope - Pilot' Change the connector match: -AppFilter 'Google' Required Graph scopes (read-only): Application.Read.All, Directory.Read.All, Policy.Read.All, Synchronization.Read.All, User.Read.All, Group.Read.All. Use 'your-tenant-id' if prompted. EXPECTED RESULTS An app-level summary (SSO mode SAML, provisioning running) plus a per-user pass/fail: CONFORMS, or issues (onmicrosoft domain, missing mail/NameID source, not assigned to the app). No changes. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. #> [CmdletBinding()] param( [string]$AppFilter = 'Google', [string]$PilotGroup )