Microsoft 365 ↔ Google Workspace Coexistence (Mail Routing, Free/Busy, Directory Sync)

Implementation Solution Guide

Version 1.0.0    ·    2026-07-06

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Microsoft 365 ↔ Google Workspace Coexistence

## The situation

For the months it takes to migrate between Microsoft 365 and Google Workspace, both platforms run side by side. Users don't care which platform holds their colleague's mailbox — they expect mail to arrive, calendars to show availability, and the directory to list everyone. Without deliberate coexistence, the split organization breaks in visible, painful ways: mail bounces (NDRs), meeting scheduling shows blank calendars, and people can't find each other in the address book.

## What this solution does

It designs and implements coexistence — three interop channels that make Microsoft and Google behave as one organization until the migration completes:

Mail routing / split delivery — the shared domain is set to relay: each platform delivers to its

own mailboxes and forwards mail for everyone else to the other platform. No NDRs during the split.

Free/busy calendar interop — Google Calendar Interop plus Exchange availability sharing let

Outlook and Google Calendar resolve each other's availability in both directions.

Directory sync — one identity source projects users and cross-platform contacts into both

ecosystems (Google Cloud Directory Sync + Exchange mail contacts), producing a single unified    address book.

## How it's delivered

The engagement follows a disciplined Assess → Configure → Pilot → Validate → Expand model with explicit pass/fail gates and a documented rollback at every step. Every change — DNS, mail connectors, calendar endpoints, directory rules — is proven on a small pilot before it touches the fleet, because mail-flow and DNS changes are high-impact. Five supporting scripts automate readiness discovery, per-user interop validation, and coverage reporting; the two that make changes default to a safe preview (-WhatIf) mode.

## The outcome

Microsoft and Google working as one through the transition — mail routes, calendars resolve, the directory stays in sync — piloted, validated, and reversible. Because coexistence is a *transition state*, the solution also builds in a clean decommission: once consolidation completes, the legacy platform is retired in a controlled sequence with nothing left behind.

## Why it matters

Coexistence is the difference between a migration users barely notice and one that generates a flood of "my email bounced" and "I can't see anyone's calendar" tickets for months. This solution turns the riskiest window of a platform migration into a quiet, unified experience — self-guided, tested, and at a fraction of the cost of open-ended consulting.

# 1. Solution Overview — Microsoft 365 ↔ Google Workspace Coexistence

During any multi-month migration between Microsoft 365 and Google Workspace, the two ecosystems run side by side — and users expect mail, calendars, and the directory to *just work* across both. This solution designs and implements coexistence: the set of mail-routing, calendar free/busy, and directory-sync controls that make Microsoft and Google behave as one organization until the migration completes and the legacy side is retired.

It is authored for a competent administrator who wants a repeatable, click-to-implement path. Every connector, endpoint, role account, and organizational unit is named once and reused verbatim across the requirements, implementation, testing, troubleshooting, and the five supporting scripts, so the design lines up end to end.

The deployment model is the standard Assess → Configure → Pilot → Validate → Expand with explicit pass/fail gates and a documented rollback for every production change — mail flow, DNS, and identity changes are high-impact and are always piloted before fleet-wide rollout.

__________________________________________________

## The three pillars of coexistence

Coexistence is not one setting; it is three independent interop channels that together make the split organization feel unified. Each pillar is configured, piloted, and validated on its own.

### Pillar 1 — Mail routing / split delivery

While a domain (e.g. contoso.com) is shared between both platforms, inbound mail lands on one primary system (whichever holds the domain's MX record) and is relayed to the other for recipients that don't exist locally. This is *split delivery*.

MX-primary platform — the platform the domain's MX record points to receives all inbound

mail first. Common patterns during a Google-to-M365 migration keep Google as MX-primary early,   then flip to M365 as mailboxes move.

Relay for unknown recipients — on each platform the shared domain is set to a **non-authoritative

/ internal-relay** mode so that a message for a recipient that isn't hosted locally is forwarded   to the other platform rather than bounced (NDR).

On Exchange Online: the shared domain's Accepted Domain type is set to Internal relay,

and an outbound connector (named Coexistence – EXO→Google Connector) relays unknown     recipients to Google's smart host (aspmx.l.google.com).

On Google Workspace: Routing → Recipient address map / Split delivery (Admin console →

Apps → Google Workspace → Gmail → Routing) is configured so mail for recipients not hosted     in Google is routed to the M365 host (the domain's *.mail.protection.outlook.com endpoint).

Authentication — SPF must authorize *both* sending platforms; DKIM is signed

separately on each; DMARC is kept in a monitoring-friendly policy during the transition so a   misconfigured relay does not cause silent drops.

The result: a sender anywhere reaches the right recipient regardless of which platform hosts that mailbox on any given day.

### Pillar 2 — Free/busy calendar interop

Users on both platforms must see each other's availability when scheduling. This is delivered by Google Calendar Interop (Admin console → Apps → Google Workspace → Calendar → Calendar Interop management) paired with Exchange-side availability sharing:

Google → Exchange direction — Google Calendar queries Exchange availability through an

Exchange endpoint (Microsoft 365 Graph API endpoint, or EWS for legacy) using one or more   Exchange role accounts (named svc-interop-gcal@contoso.com). Google users then see   Exchange users' free/busy.

Exchange → Google direction — Exchange queries Google availability through a dedicated

Google role account (named svc-interop-exo@contoso.com) referenced in Calendar Interop.   Exchange/Outlook users then see Google users' free/busy.

Detail level — lookups return availability only by default; event details (title/location)

can be enabled per direction, and event-level privacy is respected on both sides.

The result: Outlook and Google Calendar both resolve availability for anyone in the org, so meeting scheduling doesn't break during the split.

### Pillar 3 — Directory sync

A single, consistent Global Address List / directory across both platforms lets users find and address each other. The identity source of truth (on-prem AD, Entra ID, or an HR/IGA system) projects users and groups into *both* ecosystems:

Into Google Workspace — Google Cloud Directory Sync (GCDS) performs a one-way sync

from LDAP/Active Directory into Google (users, groups, and shared contacts). GCDS never writes   back to the source. Mail-enabled contacts for M365-only recipients are provisioned as shared   contacts so they appear in Google's directory.

Into Microsoft 365 / Entra — users are provisioned from the same source (Entra Connect / cloud

sync from AD, or native Entra where Entra is the source). Google-only recipients are represented in   Exchange as mail contacts / mail users so they appear in the GAL and route correctly.

Convention — objects synced for coexistence carry a recognizable naming/attribute marker (e.g.

a custom attribute or OU Coexistence – Synced) so they can be reported on and cleanly removed   at consolidation.

The result: one directory experience — everyone can look up and address everyone, on either platform.

__________________________________________________

## How the pillars work together

| Pillar | Google side object | Microsoft side object | Makes possible |
| --- | --- | --- | --- |
| Mail routing | Split-delivery routing rule | Internal-relay domain + Coexistence – EXO→Google Connector | Mail reaches the right mailbox on either platform |
| Free/busy | Calendar Interop + role account svc-interop-exo@contoso.com | Exchange endpoint + role account svc-interop-gcal@contoso.com | Cross-platform availability in scheduling |
| Directory | GCDS + shared contacts | Entra provisioning + mail contacts | One unified directory / GAL |

Together they produce a unified experience: mail routes, calendars resolve, and the directory stays in sync — for as long as the two platforms coexist.

__________________________________________________

## Scope, boundaries, and lifecycle

In scope: design and configuration of mail routing/split delivery, free/busy interop, and

directory sync; a pilot-first rollout with gates; validation tooling; and a documented rollback.

Out of scope (deferred to vendor docs): bulk data migration (mailbox/Drive/Chat content

movement) performed by third-party migration tools — coexistence keeps the org working *while*   that migration runs, but is a separate workstream. Third-party enterprise apps are integrated at   the pattern level only.

Vendor boundary: the Google Admin console and the Microsoft / Entra sides are authored

at click-by-click detail from the vendors' current public documentation. Where a capability is   preview/rolling-out (e.g. specific Interop endpoint options), it is flagged "verify in your   tenant."

Lifecycle: coexistence is a transition state. It is stood up pilot-first, expanded to the

fleet, operated for the migration window, and then decommissioned in a controlled way once   consolidation retires the legacy platform (see 07-best-practices.md).

Cited sources. Microsoft Learn — *Manage accepted domains* / *Set up connectors to route mail* (internal-relay + smart-host routing to aspmx.l.google.com); Google Workspace Admin Help — *About Calendar Interop*, *Allow Calendar users to see Exchange availability* (role accounts, endpoints, availability vs. event details); Google Workspace Admin Help — *About Google Cloud Directory Sync* (one-way LDAP→Google sync). Preview/rolling-out endpoint options are flagged "verify in your tenant."

# 2. Requirements — Microsoft 365 ↔ Google Workspace Coexistence

Verify every requirement below before starting the implementation runbook (03-implementation.md). Each requirement is stated as Description → Why required → How to verify → How to implement if missing. These are in addition to the Google-category global requirements (global-requirements-google.md), which cover the base tenants, DNS control, identity source of truth, pilot scope, and governance stakeholders.

Naming used throughout (reuse verbatim):

Shared vanity domain: contoso.com

Google role account (used by Exchange to read Google availability): svc-interop-exo@contoso.com

Exchange role account (used by Google to read Exchange availability): svc-interop-gcal@contoso.com

Exchange outbound relay connector: Coexistence – EXO→Google Connector

Directory-sync marker OU/group: Coexistence – Synced

Pilot group: Coexistence – Pilot Members

__________________________________________________

## R1 — Administrative access to **both** platforms

Description: A Google Workspace super-admin account and a Microsoft 365 account with the

roles the steps name (Exchange admin for mail flow/connectors; Global Admin or the least-privilege   equivalent for domain, Calendar-endpoint, and directory work).

Why required: Every pillar changes configuration on both sides; you cannot configure split

delivery, Interop, or directory sync from one platform alone.

How to verify: Sign in to admin.google.com as super-admin and to admin.microsoft.com /

admin.exchange.microsoft.com with the required role.

How to implement if missing: Obtain the roles from each tenant owner before starting; record

them in change-control.

## R2 — Shared/verified domain on both platforms

Description: The domain being coexisted (contoso.com) is added and verified on *both*

Google Workspace and Microsoft 365.

Why required: Split delivery requires the same SMTP domain to be a recognized (accepted) domain

on each platform so each can decide "mine, or relay to the other."

How to verify: Google Admin console → Account → Domains → Manage domains shows the domain

verified; Microsoft 365 admin center → Settings → Domains shows it verified; Exchange admin   center → Mail flow → Accepted domains lists it.

How to implement if missing: Add and verify the domain (TXT/CNAME) on whichever platform is

missing it. Do not yet change its authoritative/relay type — that is a Configure-phase step.

## R3 — DNS control for MX, SPF, DKIM, DMARC

Description: Ability to edit the authoritative DNS zone for contoso.com — specifically MX

(routing primary), SPF (authorize both senders), DKIM (one selector per platform), and   DMARC.

Why required: MX decides which platform is inbound-primary; SPF/DKIM/DMARC must accommodate two

sending platforms or legitimate mail will fail authentication and be dropped.

How to verify: Confirm write access to the zone; record the current MX/SPF/DKIM/DMARC as the

rollback baseline (GWCOEX-Discovery.ps1 captures the M365 side; capture the Google/DNS side too).

How to implement if missing: Coordinate with the DNS owner; stage all changes under change

control with lowered TTLs first (see 07-best-practices.md).

## R4 — Decided **MX-primary** platform and routing direction

Description: A documented decision on which platform is MX-primary during coexistence and

therefore which platform relays unknown recipients to the other (and when, if ever, MX flips).

Why required: Split delivery is asymmetric — exactly one platform receives inbound first and

relays the remainder. The relay connector and Google routing rule are built for that direction.

How to verify: Confirm the current MX target and the agreed coexistence direction are written

down and approved.

How to implement if missing: Decide with the migration owners (typical early state: Google

MX-primary relaying unknowns to M365; late state: the reverse). Record it; the runbook builds to it.

## R5 — Exchange side ready for internal-relay mail flow

Description: On Exchange Online, the ability to set the shared domain's Accepted Domain type

to Internal relay and to create an outbound connector to Google's smart host.

Why required: Without internal-relay + a connector, Exchange NDRs mail addressed to Google-hosted

recipients instead of relaying it.

How to verify: Exchange admin center → Mail flow → Accepted domains (can you edit the type?)

and Mail flow → Connectors (can you create a connector?). GWCOEX-Discovery.ps1 reports the   current accepted-domain types and connectors.

How to implement if missing: Grant the Exchange admin role; confirm no conflicting existing

connector already claims the domain.

## R6 — Google side ready for split-delivery routing

Description: Access to Apps → Google Workspace → Gmail → Routing (and Hosts) in the

Google Admin console to define a split-delivery rule that routes unknown recipients to the M365   host.

Why required: This is the Google-side mirror of internal relay — it forwards mail for

recipients not hosted in Google to Exchange Online rather than bouncing.

How to verify: Confirm the Gmail Routing and Hosts pages are accessible; note the M365

inbound host (contoso-com.mail.protection.outlook.com).

How to implement if missing: Assign a role that includes Gmail settings; obtain the domain's

M365 *.mail.protection.outlook.com value from Microsoft 365 admin center → Settings → Domains.

## R7 — Free/busy interop prerequisites (both directions)

Description: The building blocks for Calendar Interop:

a dedicated Google role account svc-interop-exo@contoso.com (standard user, Calendar enabled,

no personal calendar use) that Exchange uses to read Google availability;

a dedicated Exchange role account svc-interop-gcal@contoso.com (standard mailbox, password

non-expiring if basic auth) that Google uses to read Exchange availability;

an Exchange endpoint reachable by Google — Microsoft 365 Graph API endpoint (app

registration with the required Calendars permission) or the legacy EWS URL     (https://outlook.office365.com/EWS/Exchange.asmx) over port 443 with a public-CA TLS     certificate.

Why required: Interop is bidirectional and each direction authenticates with its own role

account; Google must reach the Exchange endpoint to resolve availability.

How to verify: Confirm both role accounts exist and are licensed/enabled; from the internet,

confirm the Exchange endpoint responds on 443. Graph-API endpoint availability can be   preview/rolling-out — verify the endpoint types offered in your tenant.

How to implement if missing: Create the two role accounts; register the app (Graph) or confirm

EWS reachability; apply availability sharing (Set-MailboxCalendarFolder … -SharingPermissionFlags   / detail level) on the Exchange side.

## R8 — Directory-sync mechanism and host

Description: A directory-sync path from the identity source of truth into both platforms:

Google Cloud Directory Sync (GCDS) installed on a supported host with LDAP access to AD (for the   Google side), and Entra provisioning (Entra Connect / cloud sync, or native Entra) for the Microsoft   side. A dedicated Google provisioning admin (e.g. svc-gcds@contoso.com) for GCDS OAuth.

Why required: A unified directory/GAL across platforms depends on the same source projecting

users, groups, and cross-platform contacts into each ecosystem. GCDS is one-way (never writes to   AD).

How to verify: Confirm the source of truth (per global requirement 4), that GCDS's host can reach

LDAP (port 389/636), and that the Google provisioning admin can authorize GCDS. GWCOEX-Discovery.ps1   reports the M365/Entra recipient and contact counts.

How to implement if missing: Stand up a GCDS host (separate from the domain controller is

recommended), create the provisioning admin, and define which OUs/groups sync. Decide how each   platform represents the *other* platform's recipients (Google shared contacts ↔ Exchange   mail contacts / mail users).

## R9 — A pilot scope and change control

Description: A named pilot group (Coexistence – Pilot Members) spanning both platforms

(some Google-hosted, some M365-hosted users) and a change-control window for mail-flow/DNS/identity   changes.

Why required: The model is Assess → Configure → Pilot → Validate → Expand; mail-flow and DNS

changes are high-impact and must be proven on a small, representative set before fleet rollout.

How to verify: Confirm the pilot group exists with members on both platforms and that an approval

path/window is available.

How to implement if missing: Create Coexistence – Pilot Members; include at least a few

users on each platform plus one resource/room and one shared mailbox equivalent; agree the change   window with the owners.

__________________________________________________

*All prerequisites met? Proceed to 03-implementation.md. Any gap — especially R3 (DNS), R4 (routing direction), or R9 (pilot) — is a stop condition: coexistence changes production mail flow and must not begin until the baseline is captured and the pilot and rollback are in place.*

# Global Requirements — Google Workspace & Gemini Solutions

These requirements apply to every solution in the Google category. They are the common foundation each Google Workspace / Gemini solution assumes is already in place (or stands up as part of its own Requirements section). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Google solution). The Google Admin console (admin.google.com), Google Cloud / Cloud Identity, and the Microsoft / Entra sides are authored at exact, current click-by-click detail from the vendors' public documentation. Gemini Enterprise capabilities that are in preview or rolling out are cited or flagged "verify in your tenant" — never invented. Third-party migration tools (e.g. for mail/Drive/Chat data movement) and third-party enterprise apps (ServiceNow, SAP, Databricks, etc.) are integrated at the pattern/architectural level; their internal console steps are deferred to the vendor's own docs.

## 1. Google Workspace / Cloud Identity tenant

Description: A provisioned Google Workspace (or Cloud Identity) tenant with a super-admin

account for configuration, and the appropriate Workspace edition/licensing for the capability in   scope (e.g. Enterprise Plus for Vault/CAA/DLP, Gemini/AI add-on where required).

Why required: All configuration, policy, and API work is performed against this tenant.

How to verify: Sign in to admin.google.com as a super-admin; confirm edition and license

counts under Billing / Subscriptions.

How to implement if missing: Provision the tenant and licenses through Google or an authorized

reseller before starting.

## 2. Source Microsoft 365 / Entra environment (for migration & coexistence)

Description: For migration/coexistence/identity solutions, administrative access to the source

Microsoft 365 tenant and Microsoft Entra ID (Global Administrator or the least-privilege   roles the solution names).

Why required: Migration, directory sync, SSO federation, and coexistence read from and change

the Microsoft side.

How to verify: Confirm access to the M365 admin center and the Entra admin center with the

required role.

How to implement if missing: Obtain the role from the M365/Entra tenant owner.

## 3. DNS control for the routed domains

Description: Ability to create/modify DNS records (MX, SPF, DKIM, DMARC, TXT, CNAME) for the

domains being migrated, coexisting, or verified.

Why required: Domain verification, mail routing/coexistence, and authentication all depend on

DNS changes.

How to verify: Confirm access to the authoritative DNS zone for each domain.

How to implement if missing: Coordinate with whoever controls DNS; stage changes under change

control (mail-flow changes are high-impact).

## 4. Identity & provisioning source of truth

Description: A defined identity source of truth (on-prem AD, Entra ID, or an HR/IGA system)

and the sync mechanism (e.g. Google Cloud Directory Sync (GCDS) or SCIM-based provisioning).

Why required: Consistent users/groups across ecosystems underpin SSO, licensing, and access.

How to verify: Confirm which directory is authoritative and how objects flow into Google.

How to implement if missing: Define the source of truth and provisioning model before configuring

SSO or migrating.

## 5. A pilot scope (OU / group) and change control

Description: A pilot organizational unit or group to validate on before fleet-wide rollout,

and a change-control process for production changes (especially mail flow, DNS, identity, and DLP).

Why required: Every solution follows an Assess → Configure → Pilot → Validate → Expand model;

the pilot proves the design and change control protects production.

How to verify: Confirm a named pilot OU/group exists and a change window/approval path is available.

How to implement if missing: Create a pilot OU/group and agree the change-control process with the

owners before making production changes.

## 6. Security, compliance & governance stakeholders

Description: Engagement with the security (CISO), legal/eDiscovery, and data-governance

stakeholders whose policies the configuration must satisfy (DLP, retention, Vault/Purview, and any   regulatory regime such as ITAR/DFARS/Assured Controls where applicable).

Why required: Data governance, eDiscovery, DLP, and regulated-workload settings must align to

enterprise policy and legal requirements, not just technical defaults.

How to verify: Confirm the applicable policies and named stakeholders/approvers.

How to implement if missing: Identify the owners and obtain the policy/compliance requirements

before configuring governance controls.

*The deployment model across every Google solution is the same: Assess → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback for production changes.*

# 3. Implementation — Microsoft 365 ↔ Google Workspace Coexistence

This is the ordered runbook. Execute the phases in order: Assess → Configure → Pilot → Validate → Expand. Do not advance a phase until its exit gate (see 05-testing.md) passes. Every object is named once and reused verbatim in later steps, testing, troubleshooting, and the scripts.

Conventions used below

Shared vanity domain: contoso.com · M365 inbound host: contoso-com.mail.protection.outlook.com

Google smart host: aspmx.l.google.com

Google role account (Exchange → reads Google availability): svc-interop-exo@contoso.com

Exchange role account (Google → reads Exchange availability): svc-interop-gcal@contoso.com

GCDS provisioning admin: svc-gcds@contoso.com

Exchange outbound relay connector: Coexistence – EXO→Google Connector

Google split-delivery host: Coexistence – M365 Host · routing rule: Coexistence – Split Delivery

Directory-sync marker OU/group: Coexistence – Synced · Pilot group: Coexistence – Pilot Members

Replace contoso.com and the host values with your real values, but keep the naming pattern identical so downstream steps and scripts line up.

__________________________________________________

## Phase 1 — Assess

### 1.1 Confirm access to both platforms

Sign in to admin.google.com (super-admin) and admin.exchange.microsoft.com /

admin.microsoft.com (Exchange admin + Global Admin or least-privilege equivalent) — R1.

### 1.2 Capture the coexistence-readiness baseline

On an operator workstation, install the Exchange Online module:

Install-Module ExchangeOnlineManagement -Scope CurrentUser.

Run scripts\GWCOEX-Discovery.ps1 against the M365 tenant. It exports CSVs of: accepted

domains and their type (authoritative vs internal relay), inbound/outbound connectors,    the domain's MX / SPF / DKIM / DMARC as seen in DNS, mail contacts / mail users    (Google-side representation), and any existing Calendar Interop / organization sharing config.

Separately record the current Google side (Domains, Gmail Routing/Hosts, Calendar Interop

management state) and the DNS MX/SPF/DKIM/DMARC. Save all of this as the rollback baseline.

Exit gate: complete readiness baseline captured on both platforms and DNS; MX-primary direction (R4) confirmed and written down. (Test T1.)

__________________________________________________

## Phase 2 — Configure

Configure the three pillars. Build each for the pilot scope first; expansion is Phase 5.

### 2.1 Mail routing / split delivery

### 2.1a Exchange side — internal relay + connector to Google

In Exchange admin center → Mail flow → Accepted domains, open contoso.com and set the type

to Internal relay. (This tells Exchange to *relay* unknown recipients instead of NDR.)

In Mail flow → Connectors → Add a connector, create an outbound connector

Coexistence – EXO→Google Connector: From Office 365 → To Partner organization; route    by domain contoso.com; delivery via smart host aspmx.l.google.com (or the domain's    full Google MX target); require TLS with a trusted CA subject. Save.

You may scope relay to the pilot initially by using a routing subdomain or a transport rule that

limits the connector to Coexistence – Pilot Members during Phase 3.

Confirm mail for a Google-hosted pilot recipient now relays out of Exchange rather than NDRing

(validated in Phase 4).

### 2.1b Google side — split-delivery routing to M365

In Google Admin console → Apps → Google Workspace → Gmail → Hosts, add a host

Coexistence – M365 Host = contoso-com.mail.protection.outlook.com, port 25, require TLS.

In Apps → Google Workspace → Gmail → Routing, add a Recipient address map / split-delivery

rule Coexistence – Split Delivery: for envelope recipients not hosted in Google, route    to Coexistence – M365 Host. Keep the rule scoped to the pilot OU during Phase 3.

This is the mirror of internal relay: Google delivers to its own mailboxes and forwards the rest

to Exchange Online.

### 2.1c Authentication (DNS)

SPF: publish a single TXT that authorizes both senders, e.g.

v=spf1 include:_spf.google.com include:spf.protection.outlook.com -all.

DKIM: enable and publish a separate selector for each platform (Google: google selector;

M365: the two selector1/2._domainkey CNAMEs). Both sign independently.

DMARC: during the transition keep a monitoring-friendly policy (p=none with rua= reporting,

or quarantine with a wide pct) so a relay misstep is *visible*, not silently dropped. Tighten    only after Validate.

### 2.2 Free/busy calendar interop

### 2.2a Create the two role accounts

In Google Admin console → Directory → Users, create svc-interop-exo@contoso.com — a

standard, Calendar-enabled user Exchange will use to read Google availability. Do not use it as a    person's mailbox.

In Microsoft 365 admin center → Users, create svc-interop-gcal@contoso.com — a standard

licensed mailbox Google will use to read Exchange availability. If the endpoint uses basic auth,    set the password to non-expiring and exclude the account from blocking Conditional Access.

### 2.2b Google → Exchange (Google users see Exchange availability)

In Google Admin console → Apps → Google Workspace → Calendar → Calendar Interop management,

check "Allow Google Calendar to display Exchange users' availability."

Click Add an Exchange endpoint and choose the endpoint type your tenant offers —

Microsoft 365 (Graph API) (provide Tenant ID, Application (client) ID, client    secret from an app registration granted the required Calendars permission) or legacy EWS    (https://outlook.office365.com/EWS/Exchange.asmx with role account svc-interop-gcal@contoso.com).    *(Graph endpoint availability may be preview/rolling-out — verify in your tenant.)*

Optionally enable Show event details (title/location) instead of availability-only; event-level

privacy is respected.

### 2.2c Exchange → Google (Exchange users see Google availability)

Still in Calendar Interop management, set the Google role account

svc-interop-exo@contoso.com that Exchange will authenticate as when reading Google availability.

On the Exchange side, configure organization availability sharing so Outlook resolves the Google

users. Where event-detail visibility is wanted, raise the calendar detail level, e.g.    Set-MailboxCalendarFolder <user>:\Calendar -DetailLevel LimitedDetails for pilot users (default    is availability-only).

Ensure the Exchange endpoint is reachable from Google on port 443 with a public-CA TLS cert

(allowlist Google's Interop egress ranges if you block inbound).

### 2.3 Directory sync (unified GAL)

### 2.3a Google side — GCDS from AD/LDAP

In Google Admin console → Directory → Users, create the provisioning admin

svc-gcds@contoso.com with directory + shared-contacts privileges.

Install GCDS on a supported host (separate from the domain controller is recommended) with

LDAP access to AD (389/636).

In GCDS Configuration Manager:

Google Domain Configuration → domain contoso.com; Authorize with svc-gcds@contoso.com.

LDAP Configuration → server type MS Active Directory, base DN, and a read account; **Test

connection**.

User Accounts / Groups / Shared Contacts → search rules that select the **`Coexistence –

Synced` OU/group. Provision shared contacts** for M365-only recipients so they appear in      Google's directory.

Sync → Clear cache → Simulate sync; review Proposed changes; confirm no unexpected

deletions, then run once for the pilot.

GCDS is one-way — it never modifies AD.

### 2.3b Microsoft side — provision from the same source

Ensure users are provisioned into Entra/Exchange from the same source of truth (Entra Connect /

cloud sync from AD, or native Entra).

Represent Google-only recipients in Exchange as mail contacts / mail users (so they appear

in the GAL and route via 2.1a). Tag coexistence-synced objects with the Coexistence – Synced    marker for later cleanup.

Exit gate: all three pillars configured and scoped to the pilot; DNS auth (SPF/DKIM/DMARC) in place. (Test T2.)

__________________________________________________

## Phase 3 — Pilot

Populate Coexistence – Pilot Members with representative users on both platforms plus one

resource/room and one shared mailbox equivalent.

Confirm the mail relay, split-delivery rule, and Interop endpoint are scoped to the pilot (subdomain,

transport rule, or OU) so production users are unaffected.

Run scripts\GWCOEX-Set-ScopeTargeting.ps1 to (re)point the coexistence scope at

Coexistence – Pilot Members. It defaults to -WhatIf — review the planned scope change,    then re-run with -Apply.

Exit gate: coexistence live for the pilot only; production unchanged. (Test T3.)

__________________________________________________

## Phase 4 — Validate

Run scripts\GWCOEX-Validation.ps1 for each pilot user; it checks the three pillars per user:

Mail routing — send a probe from Google→M365 and M365→Google for pilot recipients; confirm

delivery (no NDR) and correct headers (relayed via the connector / split-delivery host).

Free/busy — confirm a Google user resolves an Exchange user's availability *and* an Outlook user

resolves a Google user's availability (both directions).

Directory — confirm each pilot user appears in the other platform's directory/GAL (Google

shared contact ↔ Exchange mail contact) and resolves when addressed.

Run scripts\GWCOEX-Report.ps1 to produce a coexistence coverage report (per user: mail-route OK, free/busy both-ways OK, directory-present OK) with an overall coverage percentage.

If a check fails, use 06-troubleshooting.md; if remediation is needed, run scripts\GWCOEX-Remediation.ps1 (defaults to -WhatIf — review, then -Apply).

Exit gate: 100% of pilot users pass all three pillars, both directions. (Test T4.)

__________________________________________________

## Phase 5 — Expand

Widen each pillar's scope from Coexistence – Pilot Members to the full fleet:

remove the pilot scoping on the connector / transport rule and the Google **split-delivery

rule** (or point them at the whole domain/OU);

broaden the GCDS search rules to all coexistence OUs and schedule GCDS on its interval;

confirm the Interop endpoint covers all users.

Re-run GWCOEX-Set-ScopeTargeting.ps1 -Scope AllUsers (defaults to -WhatIf; re-run with

-Apply).

Re-run GWCOEX-Validation.ps1 on a broad sample and GWCOEX-Report.ps1 for fleet coverage.

Only after coverage is proven, tighten DMARC to an enforcing policy.

Exit gate: fleet coverage report green; DMARC enforced; rollback plan current. (Test T5.)

__________________________________________________

## Rollback (any phase)

Because every change is captured in the Phase 1 baseline, rollback is deterministic:

Revert the Accepted Domain type to its prior value and disable `Coexistence – EXO→Google

Connector`.

Disable the Google Coexistence – Split Delivery routing rule.

Uncheck Calendar Interop endpoints.

Pause GCDS (do not delete synced objects until consolidation).

Restore prior MX/SPF/DKIM/DMARC DNS if they were changed.

Coexistence is a transition state — see 07-best-practices.md for the controlled decommission at consolidation.

# 5. Testing & Validation — Microsoft 365 ↔ Google Workspace Coexistence

Each phase in 03-implementation.md has a pass/fail exit gate. Do not advance until the gate's test passes. Tests use the same named objects as the runbook (Coexistence – Pilot Members, Coexistence – EXO→Google Connector, svc-interop-*, etc.). The scripts automate the per-user checks; this file defines what "pass" means.

Test accounts: at least one Google-hosted and one M365-hosted pilot user, plus one resource/room and one shared mailbox equivalent, all in Coexistence – Pilot Members.

__________________________________________________

## T1 — Assess gate (readiness baseline)

Goal: the coexistence-readiness baseline is complete on both platforms and DNS.

| Check | How | Pass |
| --- | --- | --- |
| M365 baseline | GWCOEX-Discovery.ps1 ran; CSVs present | Accepted-domain types, connectors, contacts, and Interop state exported |
| DNS baseline | Inspect MX/SPF/DKIM/DMARC for contoso.com | Current records recorded as rollback baseline |
| Google baseline | Domains, Gmail Routing/Hosts, Calendar Interop management state noted | State recorded |
| Direction decided | Review R4 decision | MX-primary platform + relay direction written down and approved |

Fail → capture the missing baseline before any Configure step.

__________________________________________________

## T2 — Configure gate (all three pillars built for pilot)

| Pillar | Check | Pass |
| --- | --- | --- |
| Mail | EXO accepted domain = Internal relay; Coexistence – EXO→Google Connector exists; Google Coexistence – Split Delivery rule + Coexistence – M365 Host exist | Both relay paths configured (pilot-scoped) |
| Free/busy | Exchange endpoint added in Calendar Interop; role accounts svc-interop-exo@contoso.com and svc-interop-gcal@contoso.com set | Both directions configured |
| Directory | GCDS simulate-sync shows expected users/groups/shared contacts; EXO mail contacts for Google-only recipients exist | Directory projection ready both ways |
| Auth | SPF authorizes both senders; DKIM selectors per platform; DMARC monitoring policy | DNS auth in place |

Fail → fix the specific pillar in 03-implementation.md §2.x before piloting.

__________________________________________________

## T3 — Pilot gate (scoped to pilot only)

| Check | How | Pass |
| --- | --- | --- |
| Scope correct | GWCOEX-Set-ScopeTargeting.ps1 (default -WhatIf) plan shows scope = Coexistence – Pilot Members | Only pilot users in scope |
| Production untouched | Send a normal message to a non-pilot production user | Delivered exactly as before coexistence |

Fail → re-scope before validating; never validate with production in scope.

__________________________________________________

## T4 — Validate gate (pilot passes all pillars, both directions)

Run GWCOEX-Validation.ps1 per pilot user, then GWCOEX-Report.ps1.

| Pillar | Test | Pass |
| --- | --- | --- |
| Mail G→M | Google-hosted user emails an M365-hosted pilot user | Delivered, no NDR; header shows relay/split-delivery path |
| Mail M→G | M365-hosted user emails a Google-hosted pilot user | Delivered, no NDR; relayed via Coexistence – EXO→Google Connector |
| Free/busy G→X | Google user views an Exchange user's availability | Busy blocks resolve |
| Free/busy X→G | Outlook user views a Google user's availability | Busy blocks resolve |
| Directory G | Google-only recipient appears in EXO GAL (mail contact) | Resolves when addressed |
| Directory M | M365-only recipient appears in Google directory (shared contact) | Resolves when addressed |

Pass gate: 100% of pilot users green on all six rows. Fail → 06-troubleshooting.md, then GWCOEX-Remediation.ps1 (default -WhatIf).

__________________________________________________

## T5 — Expand gate (fleet coverage)

| Check | How | Pass |
| --- | --- | --- |
| Scope widened | GWCOEX-Set-ScopeTargeting.ps1 -Scope AllUsers plan | Whole fleet in scope |
| Fleet coverage | GWCOEX-Report.ps1 across a broad sample | Coverage ≥ agreed threshold (target 100%) |
| GCDS scheduled | GCDS running on interval | Automated sync healthy, no unexpected deletes |
| DMARC enforced | DNS shows enforcing DMARC | Enforcement on only after coverage proven |

Fail → do not tighten DMARC or declare done; remediate and re-report.

__________________________________________________

## Regression / ongoing checks

Weekly: GWCOEX-Report.ps1 for coverage drift; investigate any user that drops a pillar.

After any DNS or connector change: re-run mail-routing rows (T4 Mail G→M / M→G).

After GCDS schema/OU changes: re-run directory rows (T4 Directory G / M).

Before consolidation cutover: full T4 sweep, then follow the decommission steps in

07-best-practices.md.

# 6. Troubleshooting — Microsoft 365 ↔ Google Workspace Coexistence

Symptom → likely cause → fix, organized by pillar. Reuse the named objects from 03-implementation.md. When a fix requires a change, prefer GWCOEX-Remediation.ps1 (default -WhatIf) so you can review before applying. Always re-run the matching 05-testing.md row after a fix.

__________________________________________________

## Mail routing / split delivery

### Mail to a valid recipient on the *other* platform bounces (NDR: recipient not found)

Cause: the shared domain is still Authoritative on the receiving platform, so it rejects

recipients it doesn't host instead of relaying.

Fix: on Exchange, set contoso.com Accepted Domain to Internal relay; on Google, ensure the

Coexistence – Split Delivery routing rule is enabled and targets Coexistence – M365 Host.   Verify the outbound path (Coexistence – EXO→Google Connector / the Google host) exists and is on.

### Relayed mail loops or bounces with "too many hops"

Cause: *both* platforms are relaying the same domain to each other with no authoritative owner for

a nonexistent address — the message ping-pongs.

Fix: confirm exactly one MX-primary (R4). A message for a truly nonexistent recipient must

bounce cleanly on the MX-primary; it should not be relayed onward. Re-check the split-delivery scope   so only *unknown-locally* recipients relay.

### Relayed mail is marked spam or fails authentication at the far platform

Cause: SPF doesn't authorize both senders, or DKIM isn't signing on the relaying platform.

Fix: publish one SPF TXT with include:_spf.google.com include:spf.protection.outlook.com; enable

a separate DKIM selector per platform. Audit SPF for the 10-lookup limit. Keep DMARC at a   monitoring policy until both align.

### Some pilot users route, others NDR

Cause: the relay/split-delivery rule is scoped to the pilot but the failing user isn't in

Coexistence – Pilot Members (or the connector transport rule excludes them).

Fix: confirm scope with GWCOEX-Set-ScopeTargeting.ps1 (default -WhatIf); add the user or widen

the scope, then re-test.

### Relayed mail is delivered in cleartext / TLS warnings

Cause: the connector or Google host isn't requiring TLS.

Fix: enable Require TLS on Coexistence – EXO→Google Connector and the Google host

Coexistence – M365 Host.

__________________________________________________

## Free/busy calendar interop

### Google user sees an Exchange user as blank / "no information"

Cause: the Exchange endpoint or svc-interop-gcal@contoso.com role account is

misconfigured, or the endpoint is unreachable.

Fix: in Calendar Interop management, re-check the endpoint (Graph app credentials or the EWS

URL https://outlook.office365.com/EWS/Exchange.asmx) and role account. Confirm the endpoint answers   on 443 with a valid public-CA cert; if inbound is filtered, allowlist Google's Interop egress   ranges.

### Outlook user sees a Google user as blank

Cause: the Google role account `svc-interop-exo@contoso.com` isn't set in Interop, is

Calendar-disabled, or the Exchange-side org availability sharing isn't pointed at Google.

Fix: confirm the Google role account is a standard, Calendar-enabled user set in Interop; verify

the Exchange organization availability/sharing configuration references it.

### Availability resolves but no event titles/locations

Cause: detail level is availability-only (the default).

Fix: enable Show event details in Interop (Google→Exchange) and raise the Exchange calendar

detail level (e.g. Set-MailboxCalendarFolder <user>:\Calendar -DetailLevel LimitedDetails) where   policy allows. Event-level privacy is still respected.

### Interop works for some users, not others

Cause: the target user has a conflicting personal Google account on the domain, an Exchange

mailbox issue, or isn't in scope yet.

Fix: ensure interop-target users have no conflicting personal Google account and a healthy mailbox;

confirm they're in the current scope.

### Endpoint type "Microsoft 365 (Graph API)" not available

Cause: the Graph-API endpoint option is preview/rolling-out in your tenant.

Fix: verify in your tenant; if unavailable, use the legacy EWS endpoint with modern-auth

where supported, and revisit when Graph is offered.

__________________________________________________

## Directory sync

### A user on the other platform doesn't appear in the address book/GAL

Cause: the cross-platform representation is missing — no Google shared contact for an M365-only

user, or no Exchange mail contact / mail user for a Google-only user.

Fix: confirm GCDS provisions shared contacts for M365-only recipients and that EXO mail contacts

exist for Google-only recipients (create via GWCOEX-Remediation.ps1, default -WhatIf). Confirm the   user is in the Coexistence – Synced OU/group.

### GCDS simulate-sync proposes mass deletions

Cause: an over-broad or wrong search rule / base DN, so GCDS thinks synced objects should be

removed.

Fix: do not run the real sync. Correct the LDAP search rules / base DN to the intended

Coexistence – Synced scope; re-Simulate until Proposed changes are as expected.

### Directory in Google is stale / out of date

Cause: GCDS isn't scheduled, or its last run failed.

Fix: confirm GCDS is scheduled on its interval and the last run succeeded; check the GCDS logs and

LDAP connectivity (389/636).

### Duplicate or conflicting entries appear

Cause: two systems are authoring the same user (the GAL diverges).

Fix: enforce a single source of truth; ensure only one provisioning path writes each user, and

that shared contacts/mail contacts are only used for the *other* platform's recipients.

__________________________________________________

## Cross-cutting

### `GWCOEX-*.ps1` fails to connect

Cause: the Graph SDK / Exchange Online module isn't installed, or consent/scopes are missing.

Fix: Install-Module Microsoft.Graph, Install-Module ExchangeOnlineManagement; sign in with an

admin that can consent to the required read scopes (see each script's header). Discovery/Validation/   Report are read-only.

### A remediation applied the wrong change

Cause: -Apply was run without reviewing the -WhatIf plan.

Fix: revert using the Phase 1 baseline (accepted-domain type, connector state, DNS). Re-run the

script in default -WhatIf mode, review, then -Apply.

After every fix, re-run the corresponding 05-testing.md check and, before declaring resolution, re-run GWCOEX-Report.ps1 to confirm coverage didn't regress elsewhere.

# 7. Best Practices — A Stable Transition Period

Coexistence is a transition state, not a destination. These practices keep the split organization stable for the migration window and set up a clean exit at consolidation. They apply across all three pillars and reuse the runbook's named objects.

__________________________________________________

## Treat it as one system, piloted and reversible

Always pilot first. Every mail-flow, DNS, and identity change goes through

Coexistence – Pilot Members before the fleet. Mail routing is the highest-blast-radius pillar   — a bad relay or split-delivery rule NDRs real mail.

Capture the baseline before you touch anything. The Phase 1 baseline (MX/SPF/DKIM/DMARC,

accepted-domain types, connectors, Interop state) is your rollback. Never change production before   it is recorded.

Change control on the shared surfaces. DNS, connectors, the Google routing rule, and GCDS search

rules are the shared surfaces — schedule them in windows with approvals, not ad hoc.

## Mail routing / split delivery

Lower DNS TTLs before an MX change, and stage the flip during a low-volume window; raise TTLs

back afterward.

Keep exactly one MX-primary at a time. Both platforms in internal-relay/split mode simultaneously

can create relay loops — validate that a message for a *nonexistent* recipient bounces cleanly rather   than ping-ponging.

SPF has a 10-DNS-lookup limit — using include:_spf.google.com and

include:spf.protection.outlook.com together is fine, but audit the full record so you don't exceed   it and softfail legitimate mail.

Keep DMARC observable during transition (p=none/quarantine with rua reporting). Only move to

p=reject after Validate/Expand proves both platforms sign and align. Enforcing too early during a   two-sender period silently drops mail.

Require TLS on both relay hops (the EXO→Google connector and the Google→M365 host) so relayed mail

stays encrypted in transit.

## Free/busy interop

Use dedicated role accounts (svc-interop-exo@contoso.com, svc-interop-gcal@contoso.com) —

never a real person's account. Document them as service identities; exclude the Exchange one from   blocking Conditional Access and (for basic auth) set the password non-expiring.

Default to availability-only, and raise to event-details deliberately, per policy — event-level

privacy is respected on both sides, but titles/locations are still data governance cares about.

Prefer the Graph-API endpoint over legacy EWS where your tenant offers it (modern auth,

no basic-auth password to rotate). If the option is preview/rolling-out, verify in your tenant.

Protect the endpoint: the Exchange endpoint must stay reachable on 443 with a valid public-CA

cert; if you restrict inbound, allowlist Google's Interop egress ranges rather than opening it wide.

## Directory sync

GCDS is one-way and simulate-first. Always Simulate sync and review Proposed changes

before a real run — an over-broad search rule can propose mass deletions.

Run GCDS on a dedicated host, not the domain controller; keep it patched and monitored.

Represent the other platform's users consistently — Google shared contacts for M365-only

recipients, Exchange mail contacts / mail users for Google-only recipients — and mark them with   Coexistence – Synced so they are trivially reportable and removable.

One source of truth. Both platforms provision from the same identity source; never let two

systems author the same user or the GAL diverges.

## Operate and monitor

Weekly coverage report with GWCOEX-Report.ps1; treat any user that loses a pillar as an

incident, not a curiosity.

Remediation is `-WhatIf` by default — review the plan before -Apply. Same for

GWCOEX-Set-ScopeTargeting.ps1.

Watch NDR and DMARC-report volume as the leading indicators that a relay or auth change went

wrong.

## Plan the exit (decommission at consolidation)

Coexistence should end. Build the off-ramp in from day one:

Confirm all mailboxes have migrated to the surviving platform (data-migration workstream is

complete for that user/wave).

Flip MX fully to the surviving platform and let TTLs settle.

Change the shared domain back to authoritative on the surviving platform and disable

Coexistence – EXO→Google Connector / the Google Coexistence – Split Delivery rule.

Turn off Calendar Interop endpoints and retire svc-interop-* role accounts.

Stop GCDS and remove the Coexistence – Synced contacts/objects on the retired platform.

Tighten DMARC to a single-sender enforcing policy; remove the retired platform's SPF include and

DKIM selector.

Retire the legacy tenant per the vendor's offboarding process; keep the Phase 1 baseline archived

for audit.

The measure of a good coexistence design is a quiet transition and a clean decommission: mail routed, calendars resolved, directory in sync — and nothing left behind when the legacy side is switched off.

# 8. Deliverables Summary — Microsoft 365 ↔ Google Workspace Coexistence

Everything in this solution, and what to do with it.

## Documents (`source/`)

| Doc | Purpose |
| --- | --- |
| 01-solution-overview.md | The coexistence model — the three pillars (mail routing/split delivery, free/busy interop, directory sync), scope, and lifecycle. |
| 02-requirements.md | Prerequisites (R1–R9) as Description → Why → Verify → Implement — both platforms + admin, DNS/mail-flow, interop role accounts, directory-sync mechanism, pilot. |
| 03-implementation.md | The ordered runbook: Assess → Configure → Pilot → Validate → Expand, with named objects and per-phase exit gates and rollback. |
| 05-testing.md | Pass/fail gates T1–T5 and ongoing regression checks — mail routes, free/busy both ways, directory in sync. |
| 06-troubleshooting.md | Symptom → cause → fix for the common coexistence failures (NDRs, relay loops, blank free/busy, missing GAL entries). |
| 07-best-practices.md | Keeping the transition stable, and the controlled decommission at consolidation. |
| 08-deliverables-summary.md | This file. |
| executive-summary.md | One-page summary for decision-makers. |

## Scripts (`scripts/`)

All Microsoft-side automation uses the Microsoft Graph PowerShell SDK (and the Exchange Online module for mail-flow objects). Discovery, Validation, and Report are read-only; Remediation and Set-ScopeTargeting default to -WhatIf and require -Apply to make changes.

| Script | Role | Read/Write |
| --- | --- | --- |
| GWCOEX-Discovery.ps1 | Coexistence-readiness discovery — accepted-domain types, connectors, MX/SPF/DKIM/DMARC, cross-platform contacts, Interop state. | Read-only |
| GWCOEX-Validation.ps1 | Per-user interop validation — mail routing, free/busy both directions, directory presence. | Read-only |
| GWCOEX-Report.ps1 | Coexistence coverage report — per-user pillar status + overall coverage %. | Read-only |
| GWCOEX-Remediation.ps1 | Safe remediation of common gaps (relay type, connector, mail contacts). Default -WhatIf. | Write (gated) |
| GWCOEX-Set-ScopeTargeting.ps1 | Point the coexistence scope at the pilot group or all users. Default -WhatIf. | Write (gated) |

## How to use it end to end

Verify 02-requirements.md (R1–R9). Capture the DNS + Google + M365 baseline.

Run GWCOEX-Discovery.ps1 for the M365-side baseline.

Follow 03-implementation.md Phase by Phase, honoring each 05-testing.md gate.

In Pilot/Validate, run GWCOEX-Set-ScopeTargeting.ps1, GWCOEX-Validation.ps1, and

GWCOEX-Report.ps1; remediate with GWCOEX-Remediation.ps1 as needed.

Expand to the fleet, prove coverage, tighten DMARC.

Operate per 07-best-practices.md; at consolidation, run the decommission checklist.

## Outcome

Microsoft and Google working as one through the transition — mail routes, calendars resolve, the directory stays in sync — piloted, validated, and rollback-ready, until consolidation retires the legacy side cleanly.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## GWCOEX-Discovery.ps1

Purpose: Build the coexistence-readiness baseline from the Microsoft 365 side and the public DNS of the shared domain. Exports accepted-domain types (authoritative vs internal-relay), inbound/outbound connectors, mail contacts / mail users that represent Google-hosted recipients, and the domain's MX / SPF / DKIM / DMARC. This is the rollback baseline referenced by the runbook. Read-only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\GWCOEX-Discovery.ps1 -SharedDomain your-domain.com -OutputFolder .\discovery (Exchange Online module for mail flow; Microsoft Graph SDK optional for recipients.) Graph scopes if -UseGraph: Organization.Read.All, Directory.Read.All EXPECTED RESULTS Timestamped CSV/TXT files: accepted-domains, connectors, mail-contacts, and a dns-auth summary, plus a console readiness summary. PASS = accepted-domain type, connectors, and DNS auth are all captured for the shared domain. No changes made. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. #>

How to run: powershell -ExecutionPolicy Bypass -File .\GWCOEX-Discovery.ps1 -SharedDomain your-domain.com -OutputFolder .\discovery (Exchange Online module for mail flow; Microsoft Graph SDK optional for recipients.) Graph scopes if -UseGraph: Organization.Read.All, Directory.Read.All EXPECTED RESULTS Timestamped CSV/TXT files: accepted-domains, connectors, mail-contacts, and a dns-auth summary, plus a console readiness summary. PASS = accepted-domain type, connectors, and DNS auth are all captured for the shared domain. No changes made. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. #>

## GWCOEX-Remediation.ps1

Purpose: Remediate the most common Microsoft-side coexistence gaps: set the shared domain to Internal relay, create the outbound relay connector to Google's smart host, and create mail contacts for Google-hosted recipients that are missing from the GAL. Every change is gated: the script runs in preview (-WhatIf) mode by default and only makes changes when you pass -Apply. It always prints the plan first. HOW TO RUN Preview (default): powershell -ExecutionPolicy Bypass -File .\GWCOEX-Remediation.ps1 -SharedDomain your-domain.com Apply after reviewing the plan: powershell -ExecutionPolicy Bypass -File .\GWCOEX-Remediation.ps1 -SharedDomain your-domain.com -Apply (Optional -MissingContactsCsv columns: DisplayName,ExternalEmailAddress) Uses the Exchange Online module; run as an Exchange administrator. EXPECTED RESULTS In preview: a numbered list of the changes that WOULD be made, no tenant change. With -Apply: those changes are made and confirmed. PASS = shared domain is Internal relay and an enabled outbound route to Google exists. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. #>

How to run: Preview (default): powershell -ExecutionPolicy Bypass -File .\GWCOEX-Remediation.ps1 -SharedDomain your-domain.com Apply after reviewing the plan: powershell -ExecutionPolicy Bypass -File .\GWCOEX-Remediation.ps1 -SharedDomain your-domain.com -Apply (Optional -MissingContactsCsv columns: DisplayName,ExternalEmailAddress) Uses the Exchange Online module; run as an Exchange administrator. EXPECTED RESULTS In preview: a numbered list of the changes that WOULD be made, no tenant change. With -Apply: those changes are made and confirmed. PASS = shared domain is Internal relay and an enabled outbound route to Google exists. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. #>

## GWCOEX-Report.ps1

Purpose: Roll up per-user interop validation into a coexistence coverage report. Reads a validation CSV produced by GWCOEX-Validation.ps1 (or re-derives per-pillar status) and produces a single coverage view: how many users are green on mail routing, free/busy, and directory, plus an overall coverage percentage and a per-user detail table. Read-only reporting — makes no changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\GWCOEX-Report.ps1 -ValidationCsv .\validation\validation-<stamp>.csv (No Graph scopes required when reading an existing validation CSV.) EXPECTED RESULTS A console coverage summary and an HTML + CSV report in -OutputFolder. PASS = the overall coverage percentage meets or exceeds -Threshold (default 100). No changes. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. #>

How to run: powershell -ExecutionPolicy Bypass -File .\GWCOEX-Report.ps1 -ValidationCsv .\validation\validation-<stamp>.csv (No Graph scopes required when reading an existing validation CSV.) EXPECTED RESULTS A console coverage summary and an HTML + CSV report in -OutputFolder. PASS = the overall coverage percentage meets or exceeds -Threshold (default 100). No changes. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. #>

## GWCOEX-Set-ScopeTargeting.ps1

Purpose: Control how widely coexistence mail routing applies. During Pilot, the outbound relay to Google is scoped to the pilot group via a transport rule so only pilot recipients relay; during Expand, the scope is widened to all users. This script creates or updates the scoping transport rule for the coexistence connector. It runs in preview (-WhatIf) mode by default and only changes the tenant with -Apply. HOW TO RUN Preview scoping to the pilot group (default): powershell -ExecutionPolicy Bypass -File .\GWCOEX-Set-ScopeTargeting.ps1 -Scope Pilot -PilotGroup 'Coexistence - Pilot Members' Apply expand to all users: powershell -ExecutionPolicy Bypass -File .\GWCOEX-Set-ScopeTargeting.ps1 -Scope AllUsers -Apply Uses the Exchange Online module; run as an Exchange administrator. EXPECTED RESULTS In preview: the scope change that WOULD be made (pilot-group-only vs all users). With -Apply: the transport rule is created/updated accordingly. PASS = the active scope matches the requested -Scope. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. #>

How to run: Preview scoping to the pilot group (default): powershell -ExecutionPolicy Bypass -File .\GWCOEX-Set-ScopeTargeting.ps1 -Scope Pilot -PilotGroup 'Coexistence - Pilot Members' Apply expand to all users: powershell -ExecutionPolicy Bypass -File .\GWCOEX-Set-ScopeTargeting.ps1 -Scope AllUsers -Apply Uses the Exchange Online module; run as an Exchange administrator. EXPECTED RESULTS In preview: the scope change that WOULD be made (pilot-group-only vs all users). With -Apply: the transport rule is created/updated accordingly. PASS = the active scope matches the requested -Scope. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. #>

## GWCOEX-Validation.ps1

Purpose: For each user in a supplied list, validate the three coexistence pillars from the Microsoft 365 side: mail routing (the shared domain relays and a route to Google exists), free/busy readiness (the Calendar Interop role accounts and an Exchange availability endpoint are in place), and directory presence (a Google- hosted counterpart is represented as a mail contact / mail user in the GAL). Read-only — it inspects configuration and object state, it does not send mail. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\GWCOEX-Validation.ps1 -SharedDomain your-domain.com -UserListCsv .\pilot-users.csv (pilot-users.csv columns: UserPrincipalName,Platform  where Platform = M365 or Google) Graph scopes if -UseGraph: Directory.Read.All EXPECTED RESULTS A per-user results table and a CSV: MailRoute, FreeBusy, Directory each PASS/FAIL. PASS for a user = all three pillars OK. No changes are made. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. #>

How to run: powershell -ExecutionPolicy Bypass -File .\GWCOEX-Validation.ps1 -SharedDomain your-domain.com -UserListCsv .\pilot-users.csv (pilot-users.csv columns: UserPrincipalName,Platform  where Platform = M365 or Google) Graph scopes if -UseGraph: Directory.Read.All EXPECTED RESULTS A per-user results table and a CSV: MailRoute, FreeBusy, Directory each PASS/FAIL. PASS for a user = all three pillars OK. No changes are made. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. #>