Proof-of-Concept Kit — Microsoft Defender for Cloud Apps

Implementation Solution Guide

Version 1.0.0    ·    2026-07-11

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Proof-of-Concept Kit: Microsoft Defender for Cloud Apps

White-label · Defender

Deciding on Microsoft Defender for Cloud Apps (MDCA) shouldn't rest on a slide deck. This Proof-of-Concept (PoC) Kit stands up a scoped, safe proof of concept in your own tenant: it enables MDCA on a small group of pilot users, generates benign, simulated test signal (Microsoft's own sample Cloud Discovery log and benign, policy-matching activity performed by a test account in audit/monitor mode — never real data exfiltration or attacks), demonstrates the headline cloud app security / CASB capabilities on that signal, scores the result against your evaluation criteria, and then cleanly tears the PoC back down.

The kit is written for an administrator with no prior Defender experience. Everything is pilot-scoped, monitor-first, and reversible: you scope discovery and policy to a few test users, prove the value, capture a scorecard, and roll it all back — with nothing blocked and no production users affected.

## What you get

A plain-language Solution Overview of MDCA / CASB and how a PoC proves it on real-but-safe signal.

A Requirements Guide of the PoC-specific prerequisites (the category-wide ones live in global-requirements-defender.md).

An Implementation Guide — exact, ordered steps to enable discovery and an audit-mode policy for pilot users, generate benign signal, demonstrate the detections, score, and tear down.

Five PowerShell scripts (Microsoft Graph Security) with KQL advanced-hunting queries: a -WhatIf-gated pilot enable, a benign test-signal helper, a demo/validate check, a criteria scorecard, and a -WhatIf-gated teardown.

Testing, Troubleshooting, and Best Practices guides.

## What this delivers

A concrete, in-tenant proof that Microsoft Defender for Cloud Apps delivers CASB — a Shadow IT / Cloud Discovery report from a benign sample log, an activity policy matching benign test activity in audit mode, an anomaly/alert surfaced, the events visible in the activity log and advanced hunting, and a scorecard mapping each observed capability to your pass/fail criteria — all rolled back cleanly at the end.

## The standard deployment model

Assess → Configure → Pilot → Validate → Expand — here scoped as a PoC: assess readiness, enable discovery + an audit-mode policy for pilot users, generate benign signal, validate and score, then either expand or tear down.

## Boundary

This is an evaluation kit, not a production rollout. It proves MDCA on pilot users in audit/monitor mode and then rolls the scope back. Org-wide governance, session controls (Conditional Access App Control), and DLP are separate adjacent solutions (see *Where to go next*). All test signal is benign and simulated. Enforcement (blocking/session control) is kept off during the PoC; governance decisions remain the customer's security/compliance team's.

## Effort

A competent administrator can complete the full PoC — enable, signal, validate, score, and teardown — in a short, focused engagement on a few pilot users. No blocking or session enforcement is applied, and every step is reversible. Some detections and session controls are plan-gated — verify current availability in your tenant.

# 1. Solution Overview — Proof-of-Concept Kit: Microsoft Defender for Cloud Apps

## What Microsoft Defender for Cloud Apps is

Microsoft Defender for Cloud Apps (MDCA) is Microsoft's cloud access security broker (CASB), managed from the unified Defender portal at security.microsoft.com. It gives visibility and control over SaaS usage. Its headline capabilities are:

Cloud Discovery (Shadow IT) — discovers the cloud apps in use from firewall/proxy logs or the Defender for Endpoint integration, and scores their risk.

App connectors — API connections to sanctioned SaaS (Microsoft 365, and third-party apps) for deep activity visibility and governance.

Policies — activity policies, anomaly-detection policies, file/DLP policies, and OAuth-app policies that raise alerts and (optionally) govern.

Session controls (Conditional Access App Control) — real-time, in-session controls (e.g. block download) for sanctioned apps. *Session control requires the appropriate plan and Entra Conditional Access — verify current availability in your tenant.*

Activity log & advanced hunting over CloudAppEvents for investigation.

## What a Proof-of-Concept Kit is

A PoC Kit is a customer-runnable evaluation, not a production rollout and not a sales demo. Its job is to answer one question — *does MDCA actually give us visibility and control over cloud-app usage?* — with evidence, safely, in your own tenant. It does that by:

Enabling MDCA discovery and an audit-mode activity policy scoped to a small group of pilot users only.

Generating benign test signal — Microsoft's sample Cloud Discovery log (a documented, safe upload that produces a Shadow IT report) and benign, policy-matching activity performed by a test account (e.g. a benign download or an administrative action that the audit policy watches for). No real data exfiltration, malicious app, or attack is ever used.

Demonstrating that the signal produces the expected outcomes — a discovery report, a policy match, an anomaly/alert, and activity-log visibility.

Scoring what you observed against your evaluation criteria.

Tearing down — removing the policy and discovery data and rolling the scope back.

## Why this matters

Shadow IT and risky SaaS usage are invisible until something goes wrong, and a vendor deck can't show you what MDCA surfaces about *your* tenant's app usage. A scoped, monitor-first PoC replaces "trust the deck" with "watch it discover and flag." Because everything runs in audit mode for pilot users only, nothing is blocked and no production user is affected — you get proof without imposing controls before you've seen the value.

## How it works

Assess readiness with POCMDCA-Enable.ps1 -WhatIf — MDCA plan, admin roles, the discovery source (MDE integration or a sample log), and a defined pilot user group.

Configure & enable — turn on Cloud Discovery, and create the audit-mode activity policy MDCA PoC Activity Policy – Pilot Users – Audit scoped only to MDCA PoC – Pilot Users – Pilot. Optionally connect one sanctioned app in monitor mode.

Generate benign signal with POCMDCA-TestSignal.ps1 — upload the Microsoft sample discovery log and perform benign, policy-matching activity as a test account.

Validate & demonstrate with POCMDCA-Validate.ps1 — confirm the discovery report populated, the audit policy matched, an alert surfaced, and events appear in CloudAppEvents.

Score with POCMDCA-Scorecard.ps1 against your criteria.

Tear down with POCMDCA-Teardown.ps1 -WhatIf first, then for real — remove the policy, delete the discovery report/connector, resolve test alerts.

## What you can control

Pilot users — exactly which users the policy watches; no production user is affected.

Which capabilities to prove — Cloud Discovery, activity policy, anomaly detection, activity-log visibility.

Enforcement posture — audit/monitor only during the PoC; no blocking or session control.

Scorecard criteria — the pass/fail bar you evaluate against.

Teardown — full, reversible removal.

## Limitations (be honest with buyers)

MDCA and several detections/session controls are license-gated. *Verify current plan availability in your tenant.*

Cloud Discovery depends on a log source — the MDE integration or an uploaded log (the PoC uses Microsoft's sample log for a clean, benign demonstration).

Session controls (Conditional Access App Control) require Entra Conditional Access and the appropriate plan — the PoC keeps enforcement off and proves visibility/policy, noting session control as a verify-and-optional demo.

Test signal is benign and simulated only — a sample log and benign policy-matching activity. This proves the visibility/policy pipeline, not resilience to a real exfiltration.

This is a PoC, not a production rollout — it stays scoped and in audit mode, and is designed to be rolled back. Org-wide governance is a separate solution.

MDCA improves SaaS visibility and control; it does not replace identity hardening, DLP strategy, or the security team's governance decisions.

## Connections and authentication used

The unified Defender portal (security.microsoft.com → Cloud apps) for discovery, connectors, policies, the activity log, and alerts.

Microsoft Graph Security and the advanced-hunting API (CloudAppEvents, AlertInfo) for read-only validation and scoring.

The Defender for Endpoint → Cloud Apps discovery integration (optional) or an uploaded Cloud Discovery log as the discovery source.

Least-privilege roles: Security Administrator for configuration, Security Reader for read-only work, and Global Administrator only for one-time first-service activation.

## The standard deployment model

Assess readiness → configure/enable discovery + an audit-mode policy for a pilot user group → generate benign test signal → validate the detections and score → expand or tear down. Repeatable pattern: Assess → Configure → Pilot → Validate → Expand, run here as a safe, reversible, monitor-first PoC.

# 2. Requirements Guide — Proof-of-Concept Kit: Microsoft Defender for Cloud Apps

Verify every requirement before enabling anything. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites (tenant, licensing, admin roles, onboarding reach, network access, pilot ring, workspace, response governance) are in global-requirements-defender.md — do not repeat them; the items below are specific to running a scoped MDCA proof of concept. Objects are named <Purpose> – <Scope> – <Stage> and reused verbatim in every later step, script, and test.

## 2.1 Defender for Cloud Apps plan available to activate

Description: A licensed Defender for Cloud Apps plan the tenant can activate for the PoC. Why: Discovery, policies, and alerts are the capabilities being proven; without the plan MDCA cannot be activated. Verify: Admin center → Billing → Licenses shows Defender for Cloud Apps; security.microsoft.com → Cloud apps loads. Run POCMDCA-Enable.ps1 -WhatIf. *Verify current plan availability in your tenant.* Implement-if-missing: Assign the Defender for Cloud Apps plan (often bundled in M365 E5 / E5 Security) before enabling.

## 2.2 Pilot user group (test users)

Description: A small set of pilot/test users grouped as MDCA PoC – Pilot Users – Pilot. Why: The audit policy watches only this group, so no production user is affected and teardown is clean. Verify: An Entra group MDCA PoC – Pilot Users – Pilot exists; POCMDCA-Enable.ps1 -WhatIf lists membership. Implement-if-missing: Create the group and add a handful of test users (including one account you will use to perform benign policy-matching activity).

## 2.3 A discovery source (MDE integration or sample log)

Description: A Cloud Discovery source — the Defender for Endpoint integration, a firewall/proxy log, or Microsoft's sample discovery log (used by this PoC for a clean, benign demonstration). Why: Cloud Discovery needs a log to produce a Shadow IT report; the sample log makes the PoC self-contained and safe. Verify: security.microsoft.com → Cloud apps → Cloud discovery; POCMDCA-Enable.ps1 -WhatIf reports the discovery source. Implement-if-missing: Enable the MDE-to-MDCA discovery integration, or download Microsoft's sample Cloud Discovery log to upload in Step 3.

## 2.4 A sanctioned app to connect (optional)

Description: Optionally, one sanctioned SaaS app (e.g. Microsoft 365) to connect via an app connector in monitor mode. Why: A connector gives deep activity visibility so the audit policy can match richer signal; it is optional for a minimal PoC (the sample log alone proves discovery). Verify: security.microsoft.com → Cloud apps → Connected apps; POCMDCA-Enable.ps1 -WhatIf reports connectors. Implement-if-missing: Add one connector in monitor mode (no governance policy) — or skip and rely on the sample discovery log.

## 2.5 A test account for benign policy-matching activity

Description: A test account (in the pilot group) that can perform a benign action the audit policy watches for (e.g. a benign download or administrative activity). Why: The activity signal must be generated by a real user session so MDCA observes it; a dedicated test account keeps it attributable and teardown clean. Verify: You can sign in as a test account in MDCA PoC – Pilot Users – Pilot. Implement-if-missing: Provision a test account and confirm it can perform the benign action before Step 3.

## 2.6 Evaluation criteria agreed up front

Description: A short, written list of what "pass" means — e.g. *the discovery report populated, the audit policy matched the benign activity, an alert surfaced, and the events are queryable.* Why: A PoC is only conclusive if the bar is set before you run it; the scorecard maps observations to these criteria. Verify: A criteria list exists; POCMDCA-Scorecard.ps1 accepts it as input. Implement-if-missing: Draft 5–8 criteria with the evaluating stakeholders before Step 1. *What counts as "good enough" is the customer's decision.*

## 2.7 Advanced-hunting read access

Description: Permission to run advanced-hunting queries via the portal and the Graph Security API (ThreatHunting.Read.All). Why: The validate and scorecard scripts confirm the signal landed in CloudAppEvents and AlertInfo. Verify: security.microsoft.com → Hunting → Advanced hunting runs a query; POCMDCA-Validate.ps1 returns rows. Implement-if-missing: Grant the running account Security Reader (or higher) and consent to the read-only hunting scope.

__________________________________________________

## Checklist

Defender for Cloud Apps plan available to activate — POCMDCA-Enable.ps1 -WhatIf

Pilot user group MDCA PoC – Pilot Users – Pilot (test users)

A discovery source (MDE integration or Microsoft sample log)

(Optional) one sanctioned app connected in monitor mode

A test account for benign policy-matching activity

Evaluation criteria agreed and written down — POCMDCA-Scorecard.ps1

Advanced-hunting read access (ThreatHunting.Read.All)

# Global Requirements — Defender (category-level)

These requirements apply to every solution in the Defender category (Microsoft Defender XDR and Defender for Cloud). Published once at the category level so listings stay small. Confirm before deploying any Defender solution. Each entry: Description / Why / Verify / Implement-if-missing.

Defender changes touch detection and response for the whole tenant. Onboard in a ring (pilot devices/ users first), keep automated response in an approval/simulate posture until trusted, and never disable an existing control to "test."

## G1. Microsoft 365 / Entra tenant

Description: An active Microsoft 365 tenant with Entra ID. Why: Defender XDR services and the unified portal (security.microsoft.com) are tenant workloads. Verify: Sign in to https://security.microsoft.com as an administrator. Implement: Provision a Microsoft 365 tenant and confirm Entra ID identities exist.

## G2. Defender licensing

Description: The Defender plans for the pillars in scope — e.g. Defender for Endpoint P1/P2, Defender for Identity, Defender for Office 365 P1/P2, Defender for Cloud Apps, and Defender for Cloud plans. Why: Each pillar/feature is license-gated; onboarding without the plan fails or silently limits features. Verify: Admin center -> Billing -> Licenses (or the Defender portal). *Confirm the exact plan each feature needs — verify current availability in your tenant.* Implement: Assign the required plans (often bundled in M365 E5 / E5 Security) before onboarding.

## G3. Administrative roles (least privilege)

Description: Security Administrator (and Global Administrator for first-time service activation). Why: Onboarding, RBAC, and policy changes in the Defender portal require these roles. Verify: Entra -> Roles and administrators; confirm Security Administrator. Implement: Assign Security Administrator; reserve Global Administrator for one-time activations.

## G4. Onboarding reach to endpoints / identity / workloads

Description: A management channel to onboard the pillars — Intune/Configuration Manager/GPO/script for endpoints, domain controllers/AD FS for Identity sensors, and cloud connectors for Defender for Cloud. Why: Each pillar collects signal from a source that must be reachable and instrumented. Verify: Endpoints are managed (Intune/CM); DCs are reachable; cloud subscriptions are connected. Run the solution's discovery script. Implement: Establish the onboarding channel per pillar (see the relevant catalog endpoint/identity solutions).

## G5. Network access to Defender service endpoints

Description: Outbound HTTPS to the Microsoft Defender / Microsoft 365 service URLs from onboarded assets. Why: Sensors and agents report to the cloud service; blocked endpoints break onboarding and detections. Verify: Confirm the documented Defender endpoint URLs/IP ranges are allowed. *Verify current endpoint list.* Implement: Allow the Defender/M365 endpoints through proxy/firewall.

## G6. A pilot ring

Description: A defined set of pilot devices/users/subscriptions to onboard first. Why: XDR onboarding and automated response are validated on a ring before tenant-wide rollout. Verify: A pilot group exists in Entra/Intune. Implement: Create the pilot ring before enabling anything that acts automatically.

## G7. Log Analytics workspace (where required)

Description: A Log Analytics workspace for Defender for Cloud / advanced hunting export where used. Why: Some Defender data and continuous export land in a workspace. Verify: A workspace exists and is access-controlled. Run the discovery script. Implement: Provision a workspace (or reuse the SIEM/observability one) with least-privilege access.

## G8. Response governance

Description: An agreed position on automated response (auto-remediation levels, approval requirements). Why: XDR/AIR can take disruptive actions (isolate, delete, disable); the organization must decide the guardrails. Verify: A documented response policy exists; automation is in an approval/simulate posture until trusted. Implement: Define response guardrails; keep AIR/automation approval-gated at first. *Incident-response decisions are the SOC/security team's; this guide covers the technical configuration.*

__________________________________________________

The deployment model (all solutions): Assess -> Configure -> Pilot -> Validate -> Expand.

# 3. Implementation Guide — Proof-of-Concept Kit: Microsoft Defender for Cloud Apps

Follow these steps in order. All work is in the unified Defender portal (https://security.microsoft.com → Cloud apps). Objects are named <Purpose> – <Scope> – <Stage> and reused verbatim in every later step, script, and test.

Model (run as a PoC): Assess readiness, enable discovery + an audit-mode policy for pilot users only, generate benign test signal, validate the detections and score them, then tear down. All test signal is Microsoft's sample discovery log and benign policy-matching activity — never real exfiltration or attacks. Enforcement (blocking / session control) stays off; no production user is affected.

## Naming (set once, reuse verbatim)

Pilot user group: MDCA PoC – Pilot Users – Pilot

Audit-mode activity policy: MDCA PoC Activity Policy – Pilot Users – Audit

(Optional) app connector: MDCA PoC Connector – Microsoft365 – Pilot

Discovery report: MDCA PoC Discovery – Pilot – Report

Scorecard output file: MDCA PoC Scorecard – Pilot Users – Validate

Test-signal tag (used in notes/hunting): MDCA-PoC-TESTSIGNAL

## Step 1 — Assess readiness (read-only)

Sign in to security.microsoft.com as a Security Administrator.

Run POCMDCA-Enable.ps1 -WhatIf — previews (changes nothing): the MDCA plan, admin roles, whether MDCA is activated, the discovery source, connectors, and whether MDCA PoC – Pilot Users – Pilot exists.

In Entra → Groups, create MDCA PoC – Pilot Users – Pilot and add a handful of test users (including the account you will use to generate benign activity).

## Step 2 — Enable discovery and an audit-mode policy

security.microsoft.com → Cloud apps → Cloud discovery → Settings — confirm a discovery source (enable the Defender for Endpoint integration, or plan to upload the sample log in Step 3).

security.microsoft.com → Cloud apps → Policies → Policy management → Create policy → Activity policy. Name it MDCA PoC Activity Policy – Pilot Users – Audit. Scope the filter to MDCA PoC – Pilot Users – Pilot, choose a benign, repeatable trigger (e.g. a specific administrative activity or a download threshold), and set Governance actions = none (audit only — no alerts-to-block, no session control).

Alternatively run POCMDCA-Enable.ps1 (without -WhatIf) — it is -WhatIf-gated and guides/marks the audit-policy creation scoped to the pilot group.

(Optional) Cloud apps → Connected apps → App connectors → add MDCA PoC Connector – Microsoft365 – Pilot in monitor mode.

## Step 3 — Generate benign test signal

Run POCMDCA-TestSignal.ps1 (or follow its printed steps). It performs only benign, documented actions tagged MDCA-PoC-TESTSIGNAL:

Cloud Discovery: upload Microsoft's sample Cloud Discovery log — Cloud apps → Cloud discovery → Actions → Create Cloud Discovery snapshot report → upload the sample log. This produces the Shadow IT report MDCA PoC Discovery – Pilot – Report from safe, sample data.

Policy-matching activity: as the test account, perform the benign action the audit policy watches for (e.g. download a few non-sensitive files from a monitored app, or perform the benign administrative activity). This is normal activity that the audit policy is configured to notice — nothing is exfiltrated.

Do not exfiltrate real data, connect a malicious app, or grant a risky OAuth consent. The sample log and benign activity are sufficient.

Note the time of each signal for the scorecard latency comparison.

## Step 4 — Validate and demonstrate the detections

Run POCMDCA-Validate.ps1 — it confirms (read-only): the discovery report populated, the audit policy MDCA PoC Activity Policy – Pilot Users – Audit matched, an alert surfaced (AlertInfo), and activity appears in CloudAppEvents.

In the portal, walk the demo: Cloud apps → Cloud discovery → Dashboard shows the Shadow IT report; Cloud apps → Activity log shows the benign activity; Cloud apps → Alerts (or Incidents & alerts) shows the policy match.

Confirm no governance action was taken (audit only) and no production user affected.

## Step 5 — Score against your criteria

Run POCMDCA-Scorecard.ps1 -CriteriaPath .\criteria.json -OutFile "MDCA PoC Scorecard – Pilot Users – Validate.json". It maps each observation (discovery populated, policy matched, alert surfaced, activity visible) to your pass/fail criteria and writes the scorecard.

Review the scorecard with stakeholders — the decision artefact.

## Step 6 — Tear down (clean rollback)

Run POCMDCA-Teardown.ps1 -WhatIf first to preview, then for real.

Teardown: delete the policy MDCA PoC Activity Policy – Pilot Users – Audit, delete the discovery report MDCA PoC Discovery – Pilot – Report, remove the optional connector, and resolve the MDCA-PoC-TESTSIGNAL alerts.

Optionally delete the pilot group MDCA PoC – Pilot Users – Pilot. Keep the scorecard as your record.

## Step 7 — Decide: expand or stop

If the PoC passed and you choose to proceed, move to an org-wide MDCA governance / session-control / DLP engagement — a separate, adjacent solution (see *Where to go next*).

If not proceeding, confirm teardown with POCMDCA-Validate.ps1 (the policy and report should be gone).

__________________________________________________

### Order of operations

Assess (-WhatIf) → enable discovery + audit-mode policy (pilot users) → upload sample discovery log + benign policy-matching activity → validate + demonstrate → score vs criteria → teardown (-WhatIf then real) → decide expand or stop

# 5. Testing Guide — Proof-of-Concept Kit: Microsoft Defender for Cloud Apps

Run these checks during the PoC (Steps 2–6 of the Implementation Guide). Each test has a pass/fail gate. All signal is benign (Microsoft sample discovery log + benign policy-matching activity), and everything runs in audit mode. Objects are referenced by the exact names from the Implementation Guide.

## Test 1 — Audit policy scoped

Procedure: Run POCMDCA-Enable.ps1 -WhatIf, then confirm MDCA PoC Activity Policy – Pilot Users – Audit exists, is scoped to the pilot group, and has no governance action (audit only). Pass: The policy targets the pilot users only and takes no action. Fail: Scope/action wrong — see Troubleshooting *Policy scope or action wrong*.

## Test 2 — Benign signal generated

Procedure: Run POCMDCA-TestSignal.ps1; confirm the sample discovery log uploaded and the benign policy-matching activity was performed. Pass: Both benign signals were generated; no real data exfiltration used. Fail: A signal did not generate — see Troubleshooting *Signal not generated*.

## Test 3 — Cloud Discovery report populated

Procedure: Cloud apps → Cloud discovery → Dashboard shows MDCA PoC Discovery – Pilot – Report; POCMDCA-Validate.ps1 confirms discovery data. Pass: The Shadow IT report populated from the sample log with app risk scores. Fail: Empty report — see Troubleshooting *Discovery report empty*.

## Test 4 — Activity policy matched

Procedure: Confirm the audit policy matched the benign activity (Cloud apps → Alerts or the policy's matches); POCMDCA-Validate.ps1 checks AlertInfo. Pass: The policy matched and recorded the benign activity in audit mode. Fail: No match — see Troubleshooting *Policy did not match*.

## Test 5 — Activity-log / hunting visibility

Procedure: Cloud apps → Activity log shows the benign activity; POCMDCA-Validate.ps1 runs KQL over CloudAppEvents. Pass: The activity is visible in the log and hunting returns recent rows. Fail: Nothing visible — allow warm-up; see Troubleshooting *No activity visibility*.

## Test 6 — Alert surfaced

Procedure: Confirm an alert/anomaly surfaced for the policy match in Incidents & alerts / Cloud apps → Alerts. Pass: An alert is raised (audit mode still alerts; it just does not govern). Fail: No alert — see Troubleshooting *No alert surfaced*.

## Test 7 — Scorecard produced

Procedure: Run POCMDCA-Scorecard.ps1 and confirm MDCA PoC Scorecard – Pilot Users – Validate.json is written with a pass/fail per criterion. Pass: A complete scorecard maps every observation to your criteria. Fail: Missing observations — re-run the relevant validate step first.

## Test 8 — Clean teardown

Procedure: Run POCMDCA-Teardown.ps1 -WhatIf, then for real; re-run POCMDCA-Validate.ps1. Pass: The policy, discovery report, and connector are removed and test alerts resolved. Fail: Residue remains — see Troubleshooting *Teardown left residue*.

__________________________________________________

### Exit gate

Tests 1–7 pass to call the PoC conclusive; Test 8 passes to close it out cleanly. Keep the scorecard file as the decision record.

# 6. Troubleshooting Guide — Proof-of-Concept Kit: Microsoft Defender for Cloud Apps

Common field issues, in symptom → cause → fix form. Run POCMDCA-Enable.ps1 -WhatIf and POCMDCA-Validate.ps1 first — most causes surface there. All test signal is benign (sample discovery log + benign policy-matching activity) and everything runs in audit mode.

## Policy scope or action wrong

Symptom: The activity policy applies to more than the pilot users, or it has a governance action. Cause: The policy filter was not scoped to MDCA PoC – Pilot Users – Pilot, or a governance action was left set. Fix: Edit MDCA PoC Activity Policy – Pilot Users – Audit — restrict the filter to the pilot group and set Governance actions = none. Re-run POCMDCA-Enable.ps1 -WhatIf.

## Signal not generated

Symptom: The sample log did not upload, or the benign activity did not register. Cause: The upload used the wrong format/source, or the test account is not in the pilot group. Fix: Use Microsoft's sample Cloud Discovery log with a matching data source in the snapshot report; confirm the test account is in MDCA PoC – Pilot Users – Pilot; re-run POCMDCA-TestSignal.ps1.

## Discovery report empty

Symptom: Test 3 fails — MDCA PoC Discovery – Pilot – Report shows no data. Cause: The snapshot report is still processing, or the log/source mismatched. Fix: Allow processing time (discovery reports take time to parse); confirm the sample log matched the chosen data source; re-check Cloud apps → Cloud discovery → Dashboard.

## Policy did not match

Symptom: Test 4 fails — the audit policy did not match the benign activity. Cause: The activity did not meet the policy filter/threshold, the connector is not yet returning activity, or signal has not propagated. Fix: Confirm the benign action matches the policy's trigger (threshold/activity type); if using a connector, confirm it is returning activity; allow warm-up and re-run POCMDCA-Validate.ps1.

## No activity visibility

Symptom: Test 5 fails — Cloud apps → Activity log or CloudAppEvents shows nothing. Cause: No connector/discovery source is feeding activity yet, or hunting tables have not populated. Fix: Confirm a discovery source or connector is active; allow warm-up (tables populate over minutes to hours); confirm ThreatHunting.Read.All consent; re-run the validate script.

## No alert surfaced

Symptom: Test 6 fails — the policy matched but no alert appears. Cause: The policy's alerting is off, or the alert is still propagating to Incidents & alerts. Fix: Confirm the policy raises an alert on match (alerting can be independent of governance actions); allow propagation time; check both Cloud apps → Alerts and Incidents & alerts.

## Script cannot authenticate

Symptom: POCMDCA-*.ps1 fails on connect or returns access-denied. Cause: The Microsoft Graph modules are missing, read scopes were not consented, or the account lacks the role. Fix: Let the script install the modules (it checks on run); sign in with Connect-MgGraph and consent to the read-only scopes; confirm Security Reader (or Security Administrator for enable/teardown). Re-run.

## Teardown left residue

Symptom: After POCMDCA-Teardown.ps1, the policy, report, or connector remains. Cause: Teardown ran in -WhatIf only, or an item must be removed in the portal. Fix: Run teardown without -WhatIf; delete the policy, the discovery report MDCA PoC Discovery – Pilot – Report, and the connector in Cloud apps; resolve the MDCA-PoC-TESTSIGNAL alerts; re-confirm with POCMDCA-Validate.ps1.

# 7. Best Practices — Proof-of-Concept Kit: Microsoft Defender for Cloud Apps

Field-proven guidance for running a clean, safe, conclusive MDCA proof of concept.

## Keep the PoC scoped, monitor-first, and reversible

Scope the activity policy to pilot users only (MDCA PoC – Pilot Users – Pilot) and keep it in audit mode with no governance action. The value is that you prove visibility without blocking anyone.

Preview every change with -WhatIf first (POCMDCA-Enable.ps1, POCMDCA-Teardown.ps1).

## Benign signal only — never real exfiltration

Use Microsoft's sample Cloud Discovery log and benign policy-matching activity exclusively. They exercise discovery and policy without moving real data.

Never exfiltrate real data, connect a malicious app, or grant a risky OAuth consent to "test." A PoC proves the product surfaces the signal; it is not a data-loss exercise.

## Use the sample discovery log for a clean demo

The sample log makes the PoC self-contained: it produces a realistic Shadow IT report without needing a real firewall/proxy feed, so you can demonstrate discovery immediately and tear it down cleanly.

## Keep enforcement off

Do not turn on blocking or session controls (Conditional Access App Control) during the PoC. Session control changes the user experience in real time and requires Conditional Access wiring — prove visibility and policy first; enforcement is a production decision for the security/compliance team.

## Set the bar before you run

Agree the evaluation criteria in writing first (Requirement 2.6). Feed them into POCMDCA-Scorecard.ps1 so the verdict is objective.

## Allow warm-up before judging

The discovery report, activity log, CloudAppEvents, and anomaly detections populate over minutes to hours. Give the pipeline time before scoring a "fail," and use POCMDCA-Validate.ps1 to check when signal has arrived.

## Tear down completely

Delete the policy, the discovery report, and the optional connector; resolve the MDCA-PoC-TESTSIGNAL alerts. Then confirm with POCMDCA-Validate.ps1. Keep only the scorecard.

## Keep licensing and preview facts current

MDCA detections and session controls are license-gated, and availability changes. Verify current plan availability in your tenant before assuming a capability — and if session control is unlicensed, record it as "not licensed," not "failed."

## Where to go next

Once the PoC proves MDCA, natural next steps in the catalogue:

The Cloud App DLP / session-control governance solution to move from audit to real governance org-wide.

The Defender XDR Deployment & Unified Onboarding solution to correlate MDCA with Endpoint, Identity, and Office.

The Entra ID Conditional Access solution to wire up Conditional Access App Control for session controls.

The Sentinel SOC/XDR integration solution to stream MDCA into a SIEM for long-term hunting.

# 8. Deliverables Summary — Proof-of-Concept Kit: Microsoft Defender for Cloud Apps

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | What the PoC proves, the boundary, and the effort |
| 1. Solution Overview | What MDCA / CASB is and how a scoped, safe, monitor-first PoC proves it |
| 2. Requirements Guide | PoC-specific prerequisites with Verify / Implement-if-missing |
| Global Requirements (Defender) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered steps — enable discovery + audit policy, generate benign signal, validate, score, tear down |
| 5. Testing Guide | Eight validation tests with pass/fail gates |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Safe-PoC guidance and where to go next |

## PowerShell scripts (Microsoft Graph Security + KQL)

| Script | What it does |
| --- | --- |
| POCMDCA-Enable.ps1 | -WhatIf-gated pilot enable — previews readiness, then enables discovery and an audit-mode activity policy scoped to MDCA PoC – Pilot Users – Pilot (safe preview by default) |
| POCMDCA-TestSignal.ps1 | Benign test-signal helper — uploads Microsoft's sample Cloud Discovery log and guides benign policy-matching activity (no real exfiltration, ever) |
| POCMDCA-Validate.ps1 | Read-only demo/validate — confirms the discovery report, policy match, alert, and activity-log / hunting visibility |
| POCMDCA-Scorecard.ps1 | Scores observations against your evaluation criteria and writes MDCA PoC Scorecard – Pilot Users – Validate |
| POCMDCA-Teardown.ps1 | -WhatIf-gated clean rollback — deletes the policy, discovery report, and connector, resolves test alerts |

## What the buyer receives

This solution as a Word document and PDF.

All five PowerShell scripts (with embedded KQL) in a single ZIP.

A repeatable process following the model Assess → Configure → Pilot → Validate → Expand — run here as a safe, reversible, monitor-first PoC.

Delivered as a Complete Solution Package (PDF + Word + scripts).

## Outcome

A concrete, in-tenant proof that Microsoft Defender for Cloud Apps delivers CASB — a Shadow IT discovery report from a benign sample log, an audit-mode activity policy matching benign test activity, an alert surfaced, and full activity-log visibility — scored against your criteria and cleanly rolled back.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## POCMDCA-Enable.ps1

Purpose: Prepares the MDCA proof of concept for PILOT USERS only, in AUDIT/MONITOR mode. It previews readiness (MDCA plan, admin roles, activation state, discovery source, connectors, pilot group) and guides the audit-mode activity policy creation scoped to the pilot group. MDCA policies are authored in the portal; this script marks intent behind -WhatIf and never turns on blocking or session control. HOW TO RUN Preview only (changes nothing): powershell -ExecutionPolicy Bypass -File .\POCMDCA-Enable.ps1 -WhatIf Confirm the guided enable: powershell -ExecutionPolicy Bypass -File .\POCMDCA-Enable.ps1 -PilotGroup "MDCA PoC - Pilot Users - Pilot" Requires Microsoft.Graph.Authentication and Security Administrator. EXPECTED RESULTS A readiness summary and guided, audit-only policy steps scoped to the pilot users. No enforcement is enabled. .NOTES White-label. Read-only by default (-WhatIf). Pilot-scoped, audit-mode only. Reverse with POCMDCA-Teardown.ps1. > [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [string]$PilotGroup = 'MDCA PoC - Pilot Users - Pilot', [string]$PolicyName = 'MDCA PoC Activity Policy - Pilot Users - Audit' )

How to run: Preview only (changes nothing): powershell -ExecutionPolicy Bypass -File .\POCMDCA-Enable.ps1 -WhatIf Confirm the guided enable: powershell -ExecutionPolicy Bypass -File .\POCMDCA-Enable.ps1 -PilotGroup "MDCA PoC - Pilot Users - Pilot" Requires Microsoft.Graph.Authentication and Security Administrator. EXPECTED RESULTS A readiness summary and guided, audit-only policy steps scoped to the pilot users. No enforcement is enabled. .NOTES White-label. Read-only by default (-WhatIf). Pilot-scoped, audit-mode only. Reverse with POCMDCA-Teardown.ps1. > [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [string]$PilotGroup = 'MDCA PoC - Pilot Users - Pilot', [string]$PolicyName = 'MDCA PoC Activity Policy - Pilot Users - Audit' )

## POCMDCA-Scorecard.ps1

Purpose: Turns the PoC observations into an objective, shareable scorecard. It re-checks the key MDCA capabilities (cloud-app activity visible, audit-policy alert surfaced) via read-only advanced hunting, maps each to the pass/fail criteria you agreed up front, and writes a JSON + console scorecard. Confirm the Cloud Discovery report in the portal for the discovery criterion (report state is not in the hunting tables). HOW TO RUN powershell -ExecutionPolicy Bypass -File .\POCMDCA-Scorecard.ps1 ` -CriteriaPath .\criteria.json -OutFile "MDCA PoC Scorecard - Pilot Users - Validate.json" Sample criteria.json: [ { "id":"activity", "label":"Cloud-app activity visible", "capability":"activity", "required":true }, { "id":"alert",    "label":"Audit policy alert surfaced", "capability":"alert",    "required":true }, { "id":"discovery","label":"Shadow IT report populated",  "capability":"portal",   "required":true } ] Requires Microsoft.Graph.Authentication and ThreatHunting.Read.All consent. EXPECTED RESULTS A per-criterion PASS/FAIL table, an overall pass rate, and a saved scorecard file. .NOTES White-label. Read-only. Whether the PoC "passed" and how criteria are weighted is the customer's decision. > [CmdletBinding()] param( [string]$CriteriaPath, [string]$OutFile = 'MDCA PoC Scorecard - Pilot Users - Validate.json', [int]$LookbackHours = 12 )

How to run: powershell -ExecutionPolicy Bypass -File .\POCMDCA-Scorecard.ps1 ` -CriteriaPath .\criteria.json -OutFile "MDCA PoC Scorecard - Pilot Users - Validate.json" Sample criteria.json: [ { "id":"activity", "label":"Cloud-app activity visible", "capability":"activity", "required":true }, { "id":"alert",    "label":"Audit policy alert surfaced", "capability":"alert",    "required":true }, { "id":"discovery","label":"Shadow IT report populated",  "capability":"portal",   "required":true } ] Requires Microsoft.Graph.Authentication and ThreatHunting.Read.All consent. EXPECTED RESULTS A per-criterion PASS/FAIL table, an overall pass rate, and a saved scorecard file. .NOTES White-label. Read-only. Whether the PoC "passed" and how criteria are weighted is the customer's decision. > [CmdletBinding()] param( [string]$CriteriaPath, [string]$OutFile = 'MDCA PoC Scorecard - Pilot Users - Validate.json', [int]$LookbackHours = 12 )

## POCMDCA-Teardown.ps1

Purpose: Returns the tenant to its pre-PoC state. It guides removal of: - the audit-mode activity policy 'MDCA PoC Activity Policy - Pilot Users - Audit', - the Cloud Discovery snapshot report 'MDCA PoC Discovery - Pilot - Report', - the optional app connector, and reminds you to resolve the MDCA-PoC-TESTSIGNAL alerts. MDCA policy/report objects are removed in the portal; this script marks intent behind -WhatIf. Nothing was ever enforced, so there is no blocking to undo. HOW TO RUN Preview: powershell -ExecutionPolicy Bypass -File .\POCMDCA-Teardown.ps1 -WhatIf Apply (prints the guided steps and marks intent): powershell -ExecutionPolicy Bypass -File .\POCMDCA-Teardown.ps1 EXPECTED RESULTS The audit policy, discovery report, and connector removed, and test alerts resolved. .NOTES White-label. Reversible teardown. Audit-mode only — no enforcement to roll back. > [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [string]$PolicyName = 'MDCA PoC Activity Policy - Pilot Users - Audit', [string]$ReportName = 'MDCA PoC Discovery - Pilot - Report', [string]$ConnectorName = 'MDCA PoC Connector - Microsoft365 - Pilot', [string]$Tag = 'MDCA-PoC-TESTSIGNAL' )

How to run: Preview: powershell -ExecutionPolicy Bypass -File .\POCMDCA-Teardown.ps1 -WhatIf Apply (prints the guided steps and marks intent): powershell -ExecutionPolicy Bypass -File .\POCMDCA-Teardown.ps1 EXPECTED RESULTS The audit policy, discovery report, and connector removed, and test alerts resolved. .NOTES White-label. Reversible teardown. Audit-mode only — no enforcement to roll back. > [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [string]$PolicyName = 'MDCA PoC Activity Policy - Pilot Users - Audit', [string]$ReportName = 'MDCA PoC Discovery - Pilot - Report', [string]$ConnectorName = 'MDCA PoC Connector - Microsoft365 - Pilot', [string]$Tag = 'MDCA-PoC-TESTSIGNAL' )

## POCMDCA-TestSignal.ps1

Purpose: Produces harmless cloud-app signal so the MDCA pipeline has something to surface. It: 1. Guides upload of Microsoft's SAMPLE Cloud Discovery log to produce a Shadow IT report from safe, sample data (Cloud apps -> Cloud discovery -> Create snapshot report). 2. Guides a BENIGN, policy-matching action performed by the test account (e.g. a small, non-sensitive download or a benign administrative activity the audit policy watches for). NO real data exfiltration, malicious app connection, or risky OAuth grant is ever performed. -WhatIf shows what it would do. HOW TO RUN Preview: powershell -ExecutionPolicy Bypass -File .\POCMDCA-TestSignal.ps1 -WhatIf Print the benign signal steps: powershell -ExecutionPolicy Bypass -File .\POCMDCA-TestSignal.ps1 EXPECTED RESULTS A discovery report populates and the audit policy matches the benign activity, for the PoC to validate. .NOTES White-label. BENIGN signal only (sample discovery log + benign policy-matching activity). Never real exfiltration. > [CmdletBinding(SupportsShouldProcess = $true)] param( [string]$Tag = 'MDCA-PoC-TESTSIGNAL' )

How to run: Preview: powershell -ExecutionPolicy Bypass -File .\POCMDCA-TestSignal.ps1 -WhatIf Print the benign signal steps: powershell -ExecutionPolicy Bypass -File .\POCMDCA-TestSignal.ps1 EXPECTED RESULTS A discovery report populates and the audit policy matches the benign activity, for the PoC to validate. .NOTES White-label. BENIGN signal only (sample discovery log + benign policy-matching activity). Never real exfiltration. > [CmdletBinding(SupportsShouldProcess = $true)] param( [string]$Tag = 'MDCA-PoC-TESTSIGNAL' )

## POCMDCA-Validate.ps1

Purpose: Read-only validation and live-demo helper for the MDCA proof of concept. Using the Microsoft 365 Defender advanced-hunting API (via Microsoft Graph Security), it confirms the benign test signal surfaced as: - CloudAppEvents — the benign activity is visible in the activity/hunting data - AlertInfo      — the audit policy raised an alert (audit mode still alerts) It also points to the Cloud Discovery dashboard and activity log for the visual demo. Makes no changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\POCMDCA-Validate.ps1 Requires Microsoft.Graph.Authentication and ThreatHunting.Read.All consent. EXPECTED RESULTS A pass/fail line per capability, plus portal paths for the discovery / activity-log demo. .NOTES White-label. Read-only. Advanced-hunting queries only read telemetry; they change nothing. > [CmdletBinding()] param( [int]$LookbackHours = 6 )

How to run: powershell -ExecutionPolicy Bypass -File .\POCMDCA-Validate.ps1 Requires Microsoft.Graph.Authentication and ThreatHunting.Read.All consent. EXPECTED RESULTS A pass/fail line per capability, plus portal paths for the discovery / activity-log demo. .NOTES White-label. Read-only. Advanced-hunting queries only read telemetry; they change nothing. > [CmdletBinding()] param( [int]$LookbackHours = 6 )