Onboarding Accelerator — Microsoft Defender for Identity

Implementation Solution Guide

Version 1.0.0    ·    2026-07-11

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Onboarding Accelerator: Microsoft Defender for Identity

White-label · Defender

Most tenants that own Microsoft Defender for Identity (MDI) never finish onboarding it. A sensor is installed on one domain controller, the directory service account is half-configured, honeytokens and sensitive-entity tagging are skipped, and the identity posture (ISPM) recommendations sit un-triaged. The result is an identity threat detection & response (ITDR) capability that looks "on" in the portal but sees only a fraction of Active Directory — and nobody has ever confirmed a detection actually fires. This accelerator onboards Defender for Identity end to end: it deploys sensors on every domain controller (and AD FS / AD CS where present), configures the read-only Directory Service Account (DSA), plants and tags honeytokens, tags sensitive entities, turns on and triages identity posture (ISPM), and validates detections — piloted first on one domain controller, validated, then expanded to the rest.

This is a complete, deploy-it-today package written for an administrator with no prior MDI experience. It onboards a pilot domain controller first, keeps any response action approval-gated, and never removes an existing control to "test."

## What you get

A plain-language Solution Overview of MDI sensors, the DSA, honeytokens, sensitive tags, ISPM posture, and detections.

A Requirements Guide with verify / implement-if-missing for every solution-specific prerequisite.

An Implementation Guide of exact, ordered steps — prepare the DSA, install the pilot sensor, tag entities, plant honeytokens, enable ISPM, validate — pilot-first.

Five PowerShell scripts (Microsoft Graph Security + AD read helpers) plus KQL advanced-hunting queries for readiness discovery, sensor/DSA/tagging validation, posture & coverage reporting, a -WhatIf-gated honeytoken/sensitive-entity helper, and an identity-detection validation hunt.

Testing and Troubleshooting guides for a confident rollout.

## What this delivers

A validated, monitored Defender for Identity deployment delivering ITDR — sensors healthy on every domain controller, the DSA configured, honeytokens planted and tagged, sensitive entities marked, ISPM recommendations triaged, and detections proven to fire — onboarded in a ring and expanded with confidence, not a half-configured console.

## The standard deployment model

Assess → Configure → Pilot → Validate → Expand — prepare the DSA and pick a pilot DC, install and health-check one sensor, tag entities and plant honeytokens, validate a detection fires, then expand sensor-by-sensor.

## Boundary

This solution onboards the Defender for Identity pillar itself. It is distinct from the unified Defender XDR onboarding accelerator (which brings all four pillars into security.microsoft.com) and from the SOC/Sentinel integration solutions — cross-reference those, do not duplicate them. Incident-response decisions, automated-response guardrails, and licensing determinations remain the customer's security, operations, and licensing functions; this guide provides the technical configuration.

## Effort

A competent administrator can complete the pilot-DC sensor install and detection validation in a focused engagement, then expand across the remaining domain controllers on a controlled change cadence. Sensor rollout scales with domain-controller count and change-window availability.

# 1. Solution Overview — Onboarding Accelerator: Microsoft Defender for Identity

## What Microsoft Defender for Identity is

Microsoft Defender for Identity (MDI) is the identity threat detection & response (ITDR) pillar of Microsoft Defender. It detects attacks against on-premises Active Directory — and the identity infrastructure around it (AD FS, AD CS) — by installing a lightweight sensor directly on domain controllers and federation/certificate servers. The sensor inspects local traffic and events, sends signal to the cloud service, and surfaces alerts in the unified Defender portal at security.microsoft.com under Identities. MDI catches the identity phase of an intrusion: reconnaissance (LDAP/SMB enumeration), credential theft (Kerberoasting, DCSync, Pass-the-Hash/Ticket), lateral movement, and domain-dominance techniques (Golden Ticket, skeleton key).

Because the sensor runs *on* the domain controller, there is no agentless option for on-prem AD — onboarding MDI is fundamentally a sensor-deployment exercise, done in a change window, one server at a time.

## Why this matters

Almost every attack that reaches an enterprise passes through Active Directory. Attackers who land on one endpoint pivot to AD to escalate, and traditional endpoint or SIEM tooling barely sees that identity movement. MDI is designed exactly for it — but only if it is fully onboarded. A tenant with one sensor on one domain controller has blind spots on every other DC; a tenant with no honeytokens loses the highest-signal, lowest-noise detections (any touch of a decoy account is suspicious by definition); a tenant that never triages ISPM leaves exploitable posture gaps (unconstrained delegation, legacy protocols, weak certificate templates) in place. This accelerator gets the whole pillar onboarded and *validated* — proven that a detection actually fires — rather than assumed-working.

## How it works

Directory Service Account (DSA) — a read-only account (gMSA recommended) is prepared so sensors can query AD for extra context. It is configured under Settings → Identities → Directory Service accounts before sensors are deployed.

Sensors are installed on domain controllers first (then AD FS / AD CS servers). Each sensor is registered with an access key from the portal, starts inspecting local traffic, and reports Running / Healthy.

Sensitive entities (Domain Admins, Tier-0 servers, high-value accounts) are tagged so MDI weights alerts on them correctly.

Honeytokens — decoy user/computer accounts that no legitimate process ever touches — are planted and tagged as honeytokens; any authentication or query against them raises a high-confidence alert.

Identity posture (ISPM) recommendations are enabled and triaged — MDI reports exploitable AD/identity misconfigurations (unconstrained delegation, printer spooler on DCs, legacy protocols, risky certificate templates) that reduce attack surface when fixed.

Detections are validated — a benign, controlled test (a Microsoft-documented safe simulation or a honeytoken touch) confirms an alert fires in the portal and in advanced hunting.

Response actions (disable user, force password reset via the connected identity workloads) stay approval-gated during the pilot.

## What you can control

Sensor coverage — which domain controllers and AD FS/AD CS servers carry a sensor, and the order they onboard (pilot DC first).

Directory Service Account — a read-only gMSA (recommended) versus a standard account.

Sensitive-entity tagging — which accounts, groups, and servers are marked high-value.

Honeytokens — the decoy accounts you plant and tag as tripwires.

ISPM triage — which posture recommendations you remediate first.

Response posture — approval-gated during pilot; automation decisions stay with the SOC.

## Limitations (be honest with buyers)

MDI is license-gated (Defender for Identity, commonly via M365 E5 / E5 Security or a standalone plan). Onboarding without the plan fails — *verify current availability in your tenant.*

Sensors run on domain controllers and need resources, network reach to the MDI service, and a change window; they are not a portal-only toggle.

MDI protects on-premises AD; cloud-only (Entra ID) identity risk is covered by Entra ID Protection and adjacent solutions, not MDI.

Detections, tables, and ISPM populate over time — allow warm-up after each sensor comes online before judging coverage.

MDI improves identity detection; it does not replace AD hardening, patching, tiered administration, or the SOC's incident-response decisions.

## Connections and authentication used

The unified Defender portal (security.microsoft.com → Settings → Identities) for activation, DSA, sensors, tags, honeytokens, and ISPM.

Microsoft Graph Security and the Microsoft 365 Defender APIs (via the Microsoft.Graph PowerShell modules) for read-only discovery, validation, reporting, and advanced-hunting (IdentityInfo, IdentityLogonEvents, IdentityDirectoryEvents, IdentityQueryEvents, AlertInfo).

On-premises Active Directory read helpers (Get-ADDomainController, Get-ADUser) for local sensor-candidate and honeytoken discovery.

Least-privilege roles: Security Administrator for configuration, Security Reader for read-only work, and Global Administrator only for one-time first-service activation.

## The standard deployment model

Assess readiness (license, roles, DCs, DSA) → configure the DSA and portal settings → install a pilot-DC sensor and plant honeytokens → validate sensor health and that a detection fires → expand to the remaining DCs and AD FS/AD CS. Repeatable pattern: Assess → Configure → Pilot → Validate → Expand, with response actions kept approval-gated until trusted.

# 2. Requirements Guide — Onboarding Accelerator: Microsoft Defender for Identity

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites (tenant, licensing, admin roles, onboarding reach, network access, pilot ring, workspace, response governance) are in global-requirements-defender.md — do not repeat them; the items below are specific to onboarding Defender for Identity. Objects are named <Purpose> – <Scope> – <Stage> and reused verbatim in every later step, script, and test.

## 2.1 Defender for Identity activated in the portal

Description: MDI initialized for the tenant under security.microsoft.com → Settings → Identities. Why: The workspace, sensor download, and access key only appear after first-time activation. Verify: Sign in as a Security Administrator and confirm Settings → Identities loads with a workspace name. Run MDIONB-Discovery.ps1. Implement-if-missing: Complete the one-time MDI activation (Global Administrator required for first-service activation only).

## 2.2 Domain controllers reachable and supported for the sensor

Description: Domain controllers (and AD FS / AD CS servers where present) that meet the current MDI sensor OS/resource requirements and can reach the MDI service. Why: The sensor runs *on* each DC — there is no agentless AD option; unsupported OS or blocked reach means no coverage. Verify: MDIONB-Discovery.ps1 lists every DC (Get-ADDomainController), its OS, and reachability hints. Confirm outbound HTTPS to the MDI service URLs. *Verify current sensor OS support and endpoint list in your tenant.* Implement-if-missing: Bring the DC OS to a supported level, confirm resources (CPU/RAM/disk), and schedule a change window per DC.

## 2.3 Directory Service Account (DSA) — read-only, gMSA recommended

Description: A read-only Directory Service Account the sensors use to query AD for extra context. Current guidance recommends a group Managed Service Account (gMSA). Why: Without the DSA, several detections and enrichment are limited; a gMSA avoids a static password. Verify: Confirm the gMSA MDI Directory Service Account – Tenant – Prod (or a standard read-only account) is created and installable on the sensor hosts. MDIONB-Discovery.ps1 reports DSA readiness. *Verify current MDI DSA requirements.* Implement-if-missing: Create the gMSA MDI Directory Service Account – Tenant – Prod, grant the sensor hosts permission to retrieve its password, and register it under Settings → Identities → Directory Service accounts.

## 2.4 A pilot domain controller chosen

Description: One domain controller selected as MDI Sensor Host – Pilot DC – Pilot to carry the first sensor. Why: MDI onboarding is validated on one DC before the rest (per global-requirements-defender.md G6); a bad rollout on every DC at once is avoidable. Verify: The pilot DC is named and change-approved; MDIONB-Discovery.ps1 flags it.  Implement-if-missing: Pick a healthy, representative DC and reserve a change window before installing the pilot sensor.

## 2.5 Sensitive entities identified for tagging

Description: The high-value accounts, groups, and servers (Tier-0 — Domain Admins, Enterprise Admins, DCs, ADFS/ADCS, PKI, backup, break-glass) to be tagged sensitive in MDI. Why: MDI weights alerts on tagged sensitive entities more strongly; untagged Tier-0 dilutes signal. Verify: A Tier-0 inventory exists; MDIONB-Validate.ps1 reports which entities are already tagged.  Implement-if-missing: Build the Tier-0 list and tag under Settings → Identities → Entity tags → Sensitive (or use MDIONB-Honeytoken.ps1 -Mode SensitiveTag in preview).

## 2.6 Honeytoken accounts planned

Description: Decoy user/computer accounts — MDI Honeytoken – Decoy Identity – Pilot — that no legitimate process ever authenticates or queries. Why: Honeytokens are the highest-confidence, lowest-noise MDI detection: any touch is suspicious by definition. Verify: The decoy accounts exist in AD and are unused; MDIONB-Validate.ps1 confirms they are tagged as honeytokens.  Implement-if-missing: Create idle decoy accounts with believable names, ensure nothing uses them, then tag them under Settings → Identities → Entity tags → Honeytoken.

## 2.7 Identity posture (ISPM) scope agreed

Description: Agreement to enable and triage identity security posture management (ISPM) recommendations surfaced by MDI into Microsoft Secure Score. Why: ISPM finds exploitable AD/identity misconfigurations (unconstrained delegation, spooler on DCs, legacy protocols, risky certificate templates); ignoring them leaves attack surface open. Verify: security.microsoft.com → Secure Score → Recommended actions (Identity) shows MDI recommendations after sensors are healthy. MDIONB-Report.ps1 lists them. *Verify current ISPM availability.* Implement-if-missing: Confirm sensors are healthy (ISPM depends on sensor data), then review the Identity recommendations and assign owners.

## 2.8 Connected response workloads and governance

Description: For MDI response actions (disable user, force password reset), the on-prem/hybrid identity workloads must be connected, and a response-governance position agreed. Why: Response actions are disruptive; the organization decides the guardrails (per global-requirements-defender.md G8). Verify: A documented response policy exists; actions are approval-gated. MDIONB-Validate.ps1 reports the current action configuration.  Implement-if-missing: Keep response actions approval-gated at first; *incident-response and automation guardrail decisions are the SOC/security team's — this guide covers the technical configuration.*

__________________________________________________

## Checklist

MDI activated in the portal — MDIONB-Discovery.ps1

Domain controllers supported/reachable for the sensor

DSA (gMSA) MDI Directory Service Account – Tenant – Prod prepared

Pilot DC MDI Sensor Host – Pilot DC – Pilot chosen + change window

Sensitive entities (Tier-0) identified for tagging

Honeytoken accounts MDI Honeytoken – Decoy Identity – Pilot planned

ISPM scope agreed — MDIONB-Report.ps1

Response governance (approval-gated) documented

# Global Requirements — Defender (category-level)

These requirements apply to every solution in the Defender category (Microsoft Defender XDR and Defender for Cloud). Published once at the category level so listings stay small. Confirm before deploying any Defender solution. Each entry: Description / Why / Verify / Implement-if-missing.

Defender changes touch detection and response for the whole tenant. Onboard in a ring (pilot devices/ users first), keep automated response in an approval/simulate posture until trusted, and never disable an existing control to "test."

## G1. Microsoft 365 / Entra tenant

Description: An active Microsoft 365 tenant with Entra ID. Why: Defender XDR services and the unified portal (security.microsoft.com) are tenant workloads. Verify: Sign in to https://security.microsoft.com as an administrator. Implement: Provision a Microsoft 365 tenant and confirm Entra ID identities exist.

## G2. Defender licensing

Description: The Defender plans for the pillars in scope — e.g. Defender for Endpoint P1/P2, Defender for Identity, Defender for Office 365 P1/P2, Defender for Cloud Apps, and Defender for Cloud plans. Why: Each pillar/feature is license-gated; onboarding without the plan fails or silently limits features. Verify: Admin center -> Billing -> Licenses (or the Defender portal). *Confirm the exact plan each feature needs — verify current availability in your tenant.* Implement: Assign the required plans (often bundled in M365 E5 / E5 Security) before onboarding.

## G3. Administrative roles (least privilege)

Description: Security Administrator (and Global Administrator for first-time service activation). Why: Onboarding, RBAC, and policy changes in the Defender portal require these roles. Verify: Entra -> Roles and administrators; confirm Security Administrator. Implement: Assign Security Administrator; reserve Global Administrator for one-time activations.

## G4. Onboarding reach to endpoints / identity / workloads

Description: A management channel to onboard the pillars — Intune/Configuration Manager/GPO/script for endpoints, domain controllers/AD FS for Identity sensors, and cloud connectors for Defender for Cloud. Why: Each pillar collects signal from a source that must be reachable and instrumented. Verify: Endpoints are managed (Intune/CM); DCs are reachable; cloud subscriptions are connected. Run the solution's discovery script. Implement: Establish the onboarding channel per pillar (see the relevant catalog endpoint/identity solutions).

## G5. Network access to Defender service endpoints

Description: Outbound HTTPS to the Microsoft Defender / Microsoft 365 service URLs from onboarded assets. Why: Sensors and agents report to the cloud service; blocked endpoints break onboarding and detections. Verify: Confirm the documented Defender endpoint URLs/IP ranges are allowed. *Verify current endpoint list.* Implement: Allow the Defender/M365 endpoints through proxy/firewall.

## G6. A pilot ring

Description: A defined set of pilot devices/users/subscriptions to onboard first. Why: XDR onboarding and automated response are validated on a ring before tenant-wide rollout. Verify: A pilot group exists in Entra/Intune. Implement: Create the pilot ring before enabling anything that acts automatically.

## G7. Log Analytics workspace (where required)

Description: A Log Analytics workspace for Defender for Cloud / advanced hunting export where used. Why: Some Defender data and continuous export land in a workspace. Verify: A workspace exists and is access-controlled. Run the discovery script. Implement: Provision a workspace (or reuse the SIEM/observability one) with least-privilege access.

## G8. Response governance

Description: An agreed position on automated response (auto-remediation levels, approval requirements). Why: XDR/AIR can take disruptive actions (isolate, delete, disable); the organization must decide the guardrails. Verify: A documented response policy exists; automation is in an approval/simulate posture until trusted. Implement: Define response guardrails; keep AIR/automation approval-gated at first. *Incident-response decisions are the SOC/security team's; this guide covers the technical configuration.*

__________________________________________________

The deployment model (all solutions): Assess -> Configure -> Pilot -> Validate -> Expand.

# 3. Implementation Guide — Onboarding Accelerator: Microsoft Defender for Identity

Follow these steps in order. Most configuration is in the unified Defender portal (https://security.microsoft.com → Settings → Identities); sensor install runs on the domain controllers themselves. Objects are named <Purpose> – <Scope> – <Stage> and reused verbatim in every later step, script, and test.

Model: Prepare the DSA, install the sensor on one pilot domain controller first, tag entities and plant honeytokens, validate that a detection actually fires, and only then expand to the remaining DCs and AD FS/AD CS. Keep response actions approval-gated throughout. Never remove an existing AD control to "test."

## Naming (set once, reuse verbatim)

Directory Service Account (gMSA): MDI Directory Service Account – Tenant – Prod

Pilot sensor host: MDI Sensor Host – Pilot DC – Pilot

Honeytoken decoy account(s): MDI Honeytoken – Decoy Identity – Pilot

Sensitive-entity tag scope: MDI Sensitive Entities – Tier0 – Prod

Advanced-hunting saved query: MDI Detection Validation – Tenant – Validate

## Step 1 — Assess readiness

Sign in to security.microsoft.com as a Security Administrator.

Run MDIONB-Discovery.ps1 to capture the current state: MDI activation/workspace, licensed plan hints, admin roles, every domain controller and its OS, DSA readiness, and existing sensor status.

Choose the pilot DC and record it as MDI Sensor Host – Pilot DC – Pilot. Reserve a change window.

## Step 2 — Activate MDI and prepare the Directory Service Account

security.microsoft.com → Settings → Identities. If MDI is not initialized, complete the one-time activation and note the workspace name.

Create the read-only gMSA MDI Directory Service Account – Tenant – Prod in AD, and grant the sensor host computer accounts permission to retrieve its password.

Settings → Identities → Directory Service accounts → Add credentials — register MDI Directory Service Account – Tenant – Prod (gMSA). *Verify current MDI DSA requirements.*

Run MDIONB-Validate.ps1 -Check DSA to confirm the DSA is registered.

## Step 3 — Install the pilot sensor (pilot DC)

security.microsoft.com → Settings → Identities → Sensors → Add sensor — download the sensor package and copy the access key.

During the approved change window, copy the package to MDI Sensor Host – Pilot DC – Pilot, run the installer, and supply the access key when prompted.

Confirm outbound HTTPS from the DC to the MDI service URLs (per global-requirements-defender.md G5). *Verify current endpoint list.*

Settings → Identities → Sensors — confirm MDI Sensor Host – Pilot DC – Pilot shows Running / Healthy.

Run MDIONB-Validate.ps1 -Check Sensor to confirm the pilot sensor is healthy and identity signal is flowing.

## Step 4 — Tag sensitive entities (Tier-0)

security.microsoft.com → Settings → Identities → Entity tags → Sensitive.

Add the Tier-0 accounts, groups, and servers as MDI Sensitive Entities – Tier0 – Prod (Domain/Enterprise Admins, DCs, AD FS/AD CS, PKI, backup, break-glass).

Preview the change first with MDIONB-Honeytoken.ps1 -Mode SensitiveTag (safe preview by default); apply only with -Apply.

Run MDIONB-Validate.ps1 -Check Sensitive to confirm the entities are tagged.

## Step 5 — Plant and tag honeytokens

In AD, create the idle decoy account(s) MDI Honeytoken – Decoy Identity – Pilot with believable names; confirm nothing legitimate uses them (no logon scripts, services, or scheduled tasks).

security.microsoft.com → Settings → Identities → Entity tags → Honeytoken — add the decoy account(s).

Preview with MDIONB-Honeytoken.ps1 -Mode Honeytoken (safe preview); apply with -Apply.

Run MDIONB-Validate.ps1 -Check Honeytoken to confirm the accounts are tagged as honeytokens.

## Step 6 — Enable and triage identity posture (ISPM)

After the pilot sensor is healthy, security.microsoft.com → Secure Score → Recommended actions, filter to Identity — MDI ISPM recommendations appear (unconstrained delegation, spooler on DCs, legacy protocols, risky certificate templates). *Verify current ISPM availability.*

Record the starting posture with MDIONB-Report.ps1 -SaveBaseline and assign owners to the top recommendations.

*Which posture items are "must-fix" and the remediation change-approval are the security/AD team's decisions — this guide surfaces the recommendations and the technical fix path.*

## Step 7 — Keep response actions approval-gated

security.microsoft.com → Settings → Identities → Response actions (where available) — confirm response actions (disable user, force password reset) require approval, not automatic execution, during the pilot. *Verify current response-action availability in your tenant.*

Record the current configuration with MDIONB-Report.ps1.

*The decision to enable any automatic response is the SOC/security team's — this guide leaves it approval-gated.*

## Step 8 — Validate detections on the pilot

Run MDIONB-Hunt.ps1 to execute MDI Detection Validation – Tenant – Validate — it confirms the identity tables (IdentityInfo, IdentityLogonEvents, IdentityDirectoryEvents, IdentityQueryEvents) are streaming from the pilot sensor.

Trigger a benign, controlled detection: authenticate against or query the honeytoken MDI Honeytoken – Decoy Identity – Pilot, or run a Microsoft-documented safe simulation. Confirm an alert appears in security.microsoft.com → Incidents & alerts.

Complete the Testing Guide before expanding.

## Step 9 — Expand to remaining DCs and AD FS/AD CS

Sensors: install the sensor on each remaining domain controller in change windows until all show Running / Healthy; then AD FS / AD CS servers.

Tags/honeytokens: extend sensitive tagging and add honeytokens across additional forests/domains as needed.

ISPM: re-run MDIONB-Report.ps1 -SaveBaseline after full sensor coverage — posture recommendations get more complete as more DCs report.

Response: only after coverage and detections are trusted, review response-action automation with the SOC (still their decision).

Track sensor-health and posture drift each cycle with MDIONB-Report.ps1.

__________________________________________________

### Order of operations

Assess → activate MDI + DSA → install pilot-DC sensor → tag sensitive entities → plant honeytokens → enable/triage ISPM → keep response approval-gated → validate detections → expand to all DCs + AD FS/AD CS

# 5. Testing Guide — Onboarding Accelerator: Microsoft Defender for Identity

Run these checks after the pilot onboarding (Steps 2–8) and again after each expansion wave. Each test has a pass/fail gate; do not expand to the remaining domain controllers until the pilot passes. Objects are referenced by the exact names from the Implementation Guide.

## Test 1 — DSA configured

Procedure: Run MDIONB-Validate.ps1 -Check DSA. In security.microsoft.com → Settings → Identities → Directory Service accounts, confirm MDI Directory Service Account – Tenant – Prod is present. Pass: The DSA (gMSA) is registered and the sensor can retrieve its password. Fail: DSA missing or password-retrieval fails — see Troubleshooting *DSA not working*.

## Test 2 — Pilot sensor healthy

Procedure: Run MDIONB-Validate.ps1 -Check Sensor. In Settings → Identities → Sensors, confirm MDI Sensor Host – Pilot DC – Pilot is Running / Healthy. Pass: The pilot sensor is healthy and reporting; no health alerts against it. Fail: Sensor "Unhealthy / Not configured / Stopped" — see Troubleshooting *Sensor unhealthy*.

## Test 3 — Sensitive entities tagged

Procedure: Run MDIONB-Validate.ps1 -Check Sensitive. In Settings → Identities → Entity tags → Sensitive, confirm the MDI Sensitive Entities – Tier0 – Prod accounts/groups/servers are tagged. Pass: All planned Tier-0 entities are tagged sensitive. Fail: Tier-0 entities missing — re-apply per Implementation Step 4.

## Test 4 — Honeytokens tagged

Procedure: Run MDIONB-Validate.ps1 -Check Honeytoken. In Settings → Identities → Entity tags → Honeytoken, confirm MDI Honeytoken – Decoy Identity – Pilot is tagged. Pass: The decoy account(s) are tagged as honeytokens and remain unused. Fail: Not tagged, or the account shows real usage — re-apply per Implementation Step 5 and confirm nothing legitimate uses the account.

## Test 5 — Identity signal streaming

Procedure: Run MDIONB-Hunt.ps1 to execute MDI Detection Validation – Tenant – Validate. Confirm IdentityInfo, IdentityLogonEvents, IdentityDirectoryEvents, and IdentityQueryEvents return recent rows. Pass: All four identity tables stream from the pilot sensor. Fail: A table is empty — see Troubleshooting *No identity signal*.

## Test 6 — A detection actually fires

Procedure: Trigger a benign, controlled detection — authenticate against or query the honeytoken MDI Honeytoken – Decoy Identity – Pilot, or run a Microsoft-documented safe simulation. In security.microsoft.com → Incidents & alerts, confirm the resulting alert appears. Pass: The controlled test produces a visible MDI alert within the expected window. Fail: No alert — see Troubleshooting *Detection does not fire*.

## Test 7 — ISPM recommendations present

Procedure: Run MDIONB-Report.ps1 -SaveBaseline. In Secure Score → Recommended actions (Identity), confirm MDI ISPM recommendations are listed. Pass: ISPM recommendations appear and a posture baseline is recorded. Fail: No recommendations — allow sensor warm-up time, confirm sensor health (Test 2), then re-run; see Troubleshooting *No ISPM recommendations*.

## Test 8 — Response actions approval-gated

Procedure: Run MDIONB-Report.ps1 and confirm response actions are approval-gated (not automatic) per Implementation Step 7. Pass: No response action auto-executes during the pilot; actions require approval. Fail: Automation is higher than agreed — reset per Implementation Step 7 and confirm with the SOC.

__________________________________________________

### Exit gate

All eight tests pass on the pilot DC before expanding to the remaining domain controllers (Implementation Step 9). Re-run Tests 2, 5, 6, and 7 after each sensor-expansion wave and compare against the saved posture baseline.

# 6. Troubleshooting Guide — Onboarding Accelerator: Microsoft Defender for Identity

Common field issues, in symptom → cause → fix form. Run MDIONB-Discovery.ps1 and MDIONB-Validate.ps1 first — most causes surface there.

## DSA not working

Symptom: Test 1 fails — MDI Directory Service Account – Tenant – Prod is missing, or the sensor cannot use it and enrichment detections are limited. Cause: The gMSA is not registered under Directory Service accounts, the sensor host computer accounts lack permission to retrieve the gMSA password, or a standard account's password is wrong. Fix: Confirm the DSA is registered under Settings → Identities → Directory Service accounts; grant the sensor hosts permission to retrieve the gMSA password; re-enter credentials for a standard account. *Verify current MDI DSA requirements.* Re-run MDIONB-Validate.ps1 -Check DSA.

## Sensor unhealthy

Symptom: MDI Sensor Host – Pilot DC – Pilot shows Unhealthy / Not configured / Stopped in Settings → Identities → Sensors. Cause: Blocked outbound reach to the MDI service, insufficient DC resources, an unsupported sensor OS, a wrong/expired access key, or a proxy in the way. Fix: Confirm the DC can reach the MDI service URLs (per global-requirements-defender.md G5); confirm DC resources and a supported OS version (*verify current sensor OS support*); reinstall with a fresh access key from Add sensor if needed; configure the sensor proxy if one is required. Re-run MDIONB-Validate.ps1 -Check Sensor.

## No identity signal

Symptom: Test 5 fails — one or more of IdentityInfo, IdentityLogonEvents, IdentityDirectoryEvents, IdentityQueryEvents return no rows. Cause: The sensor is unhealthy or too newly installed, or not enough traffic has passed the DC yet for tables to populate. Fix: Confirm the pilot sensor is healthy first (Test 2). Allow warm-up time — identity tables populate over hours. Generate benign authentication traffic through the DC and re-run MDIONB-Hunt.ps1.

## Detection does not fire

Symptom: Test 6 fails — the controlled honeytoken touch or safe simulation produces no alert. Cause: The honeytoken is not actually tagged, the sensor is unhealthy, the test did not reach a sensored DC, or not enough time has passed for the alert. Fix: Confirm the honeytoken is tagged (Test 4) and the sensor healthy (Test 2); ensure the authentication/query targets a DC that has a sensor; allow time for the alert to surface in Incidents & alerts. Re-test with MDIONB-Hunt.ps1 to confirm the query event is recorded.

## No ISPM recommendations

Symptom: Test 7 fails — no MDI Identity recommendations appear in Secure Score → Recommended actions. Cause: Sensors are too newly onboarded for ISPM to compute, sensor coverage is too thin, or ISPM is not yet available in the tenant. Fix: Confirm sensor health (Test 2) and allow warm-up; expand sensor coverage so more DCs report; *verify current ISPM availability in your tenant.* Re-run MDIONB-Report.ps1 -SaveBaseline.

## Honeytoken generating noise

Symptom: The honeytoken account fires alerts from legitimate activity. Cause: A real process (logon script, service, scheduled task, or a person) is using the decoy account, so it is no longer idle. Fix: Identify and remove the legitimate use (MDIONB-Hunt.ps1 shows what touched it), or retire the account and create a genuinely idle replacement named MDI Honeytoken – Decoy Identity – Pilot. Re-tag and re-validate (Test 4).

## Response action acted without approval

Symptom: A user was disabled or a password reset forced automatically during the pilot. Cause: A response action was configured for automatic execution rather than approval-gated. Fix: Reset the action to approval-gated (Implementation Step 7), confirm with the SOC, and record the configuration with MDIONB-Report.ps1. *The automation-guardrail decision is the security team's.*

## Script cannot authenticate

Symptom: MDIONB-*.ps1 fails on connect or returns access-denied. Cause: The Microsoft Graph modules are missing, consent to the required read scopes was not granted, the account lacks Security Reader, or the AD read helpers are run off a machine without the AD module. Fix: Let the script install the modules (it checks on run); sign in with Connect-MgGraph and consent to the read-only scopes; confirm Security Reader (or higher); run the AD-inventory portion from a domain-joined host with RSAT-AD-PowerShell. Re-run the script.

# 7. Best Practices — Onboarding Accelerator: Microsoft Defender for Identity

Field-proven guidance for keeping the Defender for Identity deployment healthy, high-signal, and low-risk.

## Onboard sensors in a ring, never all at once

Install the sensor on one pilot domain controller (MDI Sensor Host – Pilot DC – Pilot) first, health-check it, validate a detection, then expand DC-by-DC in change windows. A bad rollout on every DC simultaneously is avoidable.

Cover every domain controller eventually — a single un-sensored DC is a blind spot attackers can use.

## Protect and monitor the sensors

Domain-controller sensors are security-critical infrastructure. Keep them healthy, patched, and monitored; a silent sensor blinds MDI. Review sensor health on a cadence with MDIONB-Report.ps1.

Extend sensors to AD FS and AD CS servers — federation and certificate services are prime attacker targets and MDI has detections specific to them.

## Use a gMSA for the Directory Service Account

Prefer a group Managed Service Account for MDI Directory Service Account – Tenant – Prod so there is no static password to rotate or leak. Grant only the read access MDI needs. *Verify current MDI DSA requirements.*

## Honeytokens are your highest-signal detection

Plant decoy accounts (MDI Honeytoken – Decoy Identity – Pilot) that nothing legitimate ever touches, tag them, and treat any hit as high-confidence. Give them believable names and place them where an attacker enumerating AD would find them.

Keep them genuinely idle — a honeytoken used by a real process becomes noise.

## Tag Tier-0 so alerts are weighted correctly

Tag Domain/Enterprise Admins, DCs, AD FS/AD CS, PKI, backup, and break-glass as sensitive (MDI Sensitive Entities – Tier0 – Prod). MDI weights alerts on tagged entities; untagged Tier-0 dilutes the signal that matters most.

## Work ISPM as a trend, not a one-off

Triage the identity posture recommendations by exploitability (unconstrained delegation, spooler on DCs, legacy protocols, risky certificate templates) and track the delta each cycle with MDIONB-Report.ps1 -SaveBaseline. Re-baseline after full sensor coverage.

## Keep response actions approval-gated until trusted

Leave MDI response actions (disable user, force password reset) approval-gated during the pilot and early expansion. Moving toward automatic response is the SOC/security team's decision, made only after coverage and detections are proven.

## Keep licensing and preview facts current

MDI and some features are license-gated and evolve. Before relying on a capability, verify current availability and plan requirements in your tenant — do not assume a feature is included.

## Where to go next

Once MDI is onboarded and validated, natural next steps in the catalog:

The Microsoft Defender XDR — Unified Onboarding accelerator to bring MDI together with Endpoint, Office 365, and Cloud Apps into one correlated portal.

The Onboarding Accelerator — Microsoft Defender for Endpoint to add the endpoint pillar an identity attack usually pivots through.

The SOC onboarding — Sentinel + Defender XDR and advanced KQL threat-hunting solutions to hunt identity attacks in a SIEM.

Entra ID governance / Conditional Access / PIM solutions to harden the cloud identity layer alongside on-prem AD.

# 8. Deliverables Summary — Onboarding Accelerator: Microsoft Defender for Identity

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | What MDI is — sensors, DSA, honeytokens, sensitive tags, ISPM posture, detections; benefits, limitations |
| 2. Requirements Guide | Solution-specific prerequisites with Verify / Implement-if-missing |
| Global Requirements (Defender) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered steps — DSA, pilot-DC sensor, sensitive tagging, honeytokens, ISPM, detection validation, expand |
| 5. Testing Guide | Eight validation tests with pass/fail gates |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations and where to go next |

## PowerShell scripts (Microsoft Graph Security / AD read helpers + KQL)

| Script | What it does |
| --- | --- |
| MDIONB-Discovery.ps1 | Read-only readiness — MDI activation/workspace, plan hints, admin roles, every domain controller and OS, DSA readiness, existing sensor status |
| MDIONB-Validate.ps1 | Targeted validation (`-Check DSA\ |
| MDIONB-Report.ps1 | Sensor-health, ISPM posture, and coverage report with top Identity recommendations and drift versus a saved baseline; reports response-action posture |
| MDIONB-Honeytoken.ps1 | -WhatIf-gated helper to tag sensitive entities (-Mode SensitiveTag) and honeytokens (-Mode Honeytoken) — safe preview by default |
| MDIONB-Hunt.ps1 | Runs the KQL advanced-hunting query MDI Detection Validation via Graph Security to confirm the identity tables stream and a test detection is visible (read-only) |

## What the buyer receives

This solution as a branded Word document and PDF.

All five PowerShell scripts (with embedded KQL) in a single ZIP.

A repeatable process following the model Assess → Configure → Pilot → Validate → Expand — pilot-DC sensor onboarding with response actions kept approval-gated until trusted.

Delivered as a Complete Solution Package (PDF + Word + scripts).

## Outcome

A validated, monitored Defender for Identity deployment delivering ITDR — sensors healthy on every domain controller, the DSA configured, honeytokens planted and tagged, sensitive entities marked, ISPM recommendations triaged, and a detection proven to fire — onboarded on a pilot DC before you scale.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## MDIONB-Discovery.ps1

Purpose: Read-only discovery for the "Onboarding Accelerator — Microsoft Defender for Identity" solution. Reports the signed-in context, licensed Defender-for-Identity plan hints, the admin roles held, every domain controller (and AD FS/AD CS candidate) with its OS, and Directory Service Account readiness. Makes no changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\MDIONB-Discovery.ps1 Requires the Microsoft.Graph modules (Microsoft.Graph.Authentication, Microsoft.Graph.Identity.DirectoryManagement). The AD inventory portion uses the RSAT ActiveDirectory module and should run from a domain-joined host. The script connects read-only with Connect-MgGraph and prompts for consent to read scopes. EXPECTED RESULTS A readiness picture: tenant/context, plan hints that indicate MDI entitlement, admin roles, the domain-controller inventory to sensor, and DSA notes — the state to confirm before you begin onboarding. Written to a JSON snapshot. .NOTES White-label. Read-only. Reports on configuration/identifiers only; makes no changes. Licensing/plan facts are indicative — verify current availability in your tenant. > [CmdletBinding()] param( [string]$OutputPath = ".\MDIONB-discovery.json" )

How to run: powershell -ExecutionPolicy Bypass -File .\MDIONB-Discovery.ps1 Requires the Microsoft.Graph modules (Microsoft.Graph.Authentication, Microsoft.Graph.Identity.DirectoryManagement). The AD inventory portion uses the RSAT ActiveDirectory module and should run from a domain-joined host. The script connects read-only with Connect-MgGraph and prompts for consent to read scopes. EXPECTED RESULTS A readiness picture: tenant/context, plan hints that indicate MDI entitlement, admin roles, the domain-controller inventory to sensor, and DSA notes — the state to confirm before you begin onboarding. Written to a JSON snapshot. .NOTES White-label. Read-only. Reports on configuration/identifiers only; makes no changes. Licensing/plan facts are indicative — verify current availability in your tenant. > [CmdletBinding()] param( [string]$OutputPath = ".\MDIONB-discovery.json" )

## MDIONB-Honeytoken.ps1

Purpose: Change helper for the "Onboarding Accelerator — Microsoft Defender for Identity" solution. Adds the planned entities to the MDI Sensitive tag ('MDI Sensitive Entities - Tier0 - Prod') or the Honeytoken tag ('MDI Honeytoken - Decoy Identity - Pilot'). This is the only script that can change configuration, and it defaults to a safe preview. HOW TO RUN Preview (default — shows what WOULD be tagged, changes nothing): powershell -ExecutionPolicy Bypass -File .\MDIONB-Honeytoken.ps1 -Mode Honeytoken -InputCsv .\honeytokens.csv Apply (explicit — required to make the change): powershell -ExecutionPolicy Bypass -File .\MDIONB-Honeytoken.ps1 -Mode Honeytoken -InputCsv .\honeytokens.csv -Apply -Mode accepts: SensitiveTag | Honeytoken. The CSV has one column: samAccountName (or the entity object id). Requires Microsoft.Graph with the MDI tag write scope. EXPECTED RESULTS Preview: prints each resolved entity and the tag it WOULD receive. Apply: applies the tag and confirms. Plant decoys that nothing legitimate uses; validate with MDIONB-Validate.ps1 -Check Honeytoken. .NOTES White-label. DEFAULTS TO -WhatIf/preview. Honeytokens must be genuinely idle accounts. Where the tag API is unavailable in your tenant, the script prints the exact portal path. > [CmdletBinding()] param( [Parameter(Mandatory)][ValidateSet('SensitiveTag','Honeytoken')] [string]$Mode, [Parameter(Mandatory)] [string]$InputCsv, [switch]$Apply )

How to run: Preview (default — shows what WOULD be tagged, changes nothing): powershell -ExecutionPolicy Bypass -File .\MDIONB-Honeytoken.ps1 -Mode Honeytoken -InputCsv .\honeytokens.csv Apply (explicit — required to make the change): powershell -ExecutionPolicy Bypass -File .\MDIONB-Honeytoken.ps1 -Mode Honeytoken -InputCsv .\honeytokens.csv -Apply -Mode accepts: SensitiveTag | Honeytoken. The CSV has one column: samAccountName (or the entity object id). Requires Microsoft.Graph with the MDI tag write scope. EXPECTED RESULTS Preview: prints each resolved entity and the tag it WOULD receive. Apply: applies the tag and confirms. Plant decoys that nothing legitimate uses; validate with MDIONB-Validate.ps1 -Check Honeytoken. .NOTES White-label. DEFAULTS TO -WhatIf/preview. Honeytokens must be genuinely idle accounts. Where the tag API is unavailable in your tenant, the script prints the exact portal path. > [CmdletBinding()] param( [Parameter(Mandatory)][ValidateSet('SensitiveTag','Honeytoken')] [string]$Mode, [Parameter(Mandatory)] [string]$InputCsv, [switch]$Apply )

## MDIONB-Hunt.ps1

Purpose: Read-only advanced-hunting for the "Onboarding Accelerator — Microsoft Defender for Identity" solution. Executes the saved query 'MDI Detection Validation - Tenant - Validate' via Microsoft Graph Security advanced hunting to confirm the identity tables are populated from the pilot sensor, and to show recent activity against the honeytoken account so you can confirm a test detection fired (Testing Guide Tests 5 and 6). HOW TO RUN powershell -ExecutionPolicy Bypass -File .\MDIONB-Hunt.ps1 -HoneytokenSam 'svc-legacy-bak' Uses Microsoft.Graph.Authentication and the ThreatHunting.Read.All scope. Read-only. EXPECTED RESULTS Row counts per identity table and any recent events touching the honeytoken — proof that the sensor is streaming and that a controlled honeytoken touch produced signal. .NOTES White-label. Read-only (advanced hunting). Embedded KQL below is the delivered query. > [CmdletBinding()] param( [string]$HoneytokenSam = 'REPLACE-with-honeytoken-samAccountName', [int]$LookbackDays = 1 )

How to run: powershell -ExecutionPolicy Bypass -File .\MDIONB-Hunt.ps1 -HoneytokenSam 'svc-legacy-bak' Uses Microsoft.Graph.Authentication and the ThreatHunting.Read.All scope. Read-only. EXPECTED RESULTS Row counts per identity table and any recent events touching the honeytoken — proof that the sensor is streaming and that a controlled honeytoken touch produced signal. .NOTES White-label. Read-only (advanced hunting). Embedded KQL below is the delivered query. > [CmdletBinding()] param( [string]$HoneytokenSam = 'REPLACE-with-honeytoken-samAccountName', [int]$LookbackDays = 1 )

## MDIONB-Report.ps1

Purpose: Read-only reporting for the "Onboarding Accelerator — Microsoft Defender for Identity" solution. Summarizes sensor health across domain controllers, the MDI/Identity Secure Score recommendations (ISPM), and — with -SaveBaseline — records a posture baseline so later runs show drift. Also reports the response-action posture (should be approval-gated). HOW TO RUN powershell -ExecutionPolicy Bypass -File .\MDIONB-Report.ps1 -SaveBaseline powershell -ExecutionPolicy Bypass -File .\MDIONB-Report.ps1   # compare to saved baseline Uses Microsoft.Graph.Authentication + Graph Security (Secure Score, secure-score-control-profiles). EXPECTED RESULTS A sensor-health summary, the current Identity Secure Score and top recommendations, and the delta versus the saved baseline. A trend of remediated recommendations = improving posture. .NOTES White-label. Read-only. ISPM/Secure Score facts are indicative — verify current availability. Response actions must remain approval-gated until the SOC decides otherwise. > [CmdletBinding()] param( [switch]$SaveBaseline, [string]$BaselinePath = ".\MDIONB-posture-baseline.json" )

How to run: powershell -ExecutionPolicy Bypass -File .\MDIONB-Report.ps1 -SaveBaseline powershell -ExecutionPolicy Bypass -File .\MDIONB-Report.ps1   # compare to saved baseline Uses Microsoft.Graph.Authentication + Graph Security (Secure Score, secure-score-control-profiles). EXPECTED RESULTS A sensor-health summary, the current Identity Secure Score and top recommendations, and the delta versus the saved baseline. A trend of remediated recommendations = improving posture. .NOTES White-label. Read-only. ISPM/Secure Score facts are indicative — verify current availability. Response actions must remain approval-gated until the SOC decides otherwise. > [CmdletBinding()] param( [switch]$SaveBaseline, [string]$BaselinePath = ".\MDIONB-posture-baseline.json" )

## MDIONB-Validate.ps1

Purpose: Read-only validation for the "Onboarding Accelerator — Microsoft Defender for Identity" solution. Confirms the piece named by -Check: the Directory Service Account, pilot sensor health, sensitive-entity tagging, or honeytoken tagging. Maps to the Testing Guide gates. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\MDIONB-Validate.ps1 -Check Sensor -Check accepts: DSA | Sensor | Sensitive | Honeytoken | All (default All). Uses Microsoft.Graph.Authentication and the Microsoft 365 Defender / Graph Security APIs. Reads the MDI security profile; makes no changes. EXPECTED RESULTS PASS/REVIEW lines per check with the object names from the Implementation Guide, so you can confirm each Testing Guide gate before expanding beyond the pilot domain controller. .NOTES White-label. Read-only. Some MDI settings are surfaced through the portal only — where an API read is unavailable the script prints the exact portal path to confirm manually. > [CmdletBinding()] param( [ValidateSet('DSA','Sensor','Sensitive','Honeytoken','All')] [string]$Check = 'All' )

How to run: powershell -ExecutionPolicy Bypass -File .\MDIONB-Validate.ps1 -Check Sensor -Check accepts: DSA | Sensor | Sensitive | Honeytoken | All (default All). Uses Microsoft.Graph.Authentication and the Microsoft 365 Defender / Graph Security APIs. Reads the MDI security profile; makes no changes. EXPECTED RESULTS PASS/REVIEW lines per check with the object names from the Implementation Guide, so you can confirm each Testing Guide gate before expanding beyond the pilot domain controller. .NOTES White-label. Read-only. Some MDI settings are surfaced through the portal only — where an API read is unavailable the script prints the exact portal path to confirm manually. > [CmdletBinding()] param( [ValidateSet('DSA','Sensor','Sensitive','Honeytoken','All')] [string]$Check = 'All' )