Microsoft 365 Security Baseline & Audit Readiness (Secure Score / Compliance Manager) — Government (GCC High)

Implementation Solution Guide

Version 1.0.0    ·    2026-07-01

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Microsoft 365 Security Baseline & Audit Readiness (Government / GCC High)

## The problem

Government and defense organizations on Microsoft 365 GCC High must demonstrate a hardened, auditable security posture — for CMMC, NIST SP 800-171, FedRAMP, and DFARS obligations. The trap is subtle: GCC High is not the Commercial cloud with a different login. It is an isolated US sovereign cloud with its own admin portals (`*.us`), its own Microsoft Graph endpoints, and a feature set that lags or omits some Commercial capabilities. Teams that follow Commercial guides or run downloaded Commercial scripts hit silent failures — tools authenticate against the wrong cloud, or chase recommendations that don't exist in GCC High — and end up with a posture that is neither correct nor defensible at audit.

## The solution

This is the Government (GCC High) edition of the Microsoft 365 Security Baseline & Audit Readiness solution. It drives two engines, correctly, on the sovereign cloud:

Microsoft Secure Score (https://security.microsoft.us) to raise and hold a measurable, hardened

baseline — using the improvement actions that are actually available in GCC High.

Microsoft Purview Compliance Manager (https://compliance.microsoft.us) to organize audit

evidence against included templates — the Microsoft Data Protection Baseline and, with G5   (Gov), CMMC Levels 1–5.

Every step uses the `*.us` portals and the US Gov Graph (Connect-MgGraph -Environment USGov → graph.microsoft.us). Every Commercial-vs-GCC-High parity gap is cited to Microsoft documentation, and anything Microsoft doesn't explicitly confirm is flagged "verify for GCC High" — never invented.

## How it works

A novice administrator is guided click-by-click through the gated model Assess → Configure → Pilot → Validate → Expand. Changes are piloted against a named group (`SEC-Baseline-Pilot`) before any tenant-wide rollout — essential in GCC High, where a locked-out cleared user has no Commercial fallback. Five read-safe PowerShell scripts (Discovery, Validation, Report; plus Remediation and Set-ScopeTargeting, both defaulting to -WhatIf) produce repeatable, audit-grade evidence, all pinned to the US Gov endpoints.

## What you get

A documented Secure Score baseline on the GCC High tenant and a prioritized, GCC-High-real

improvement backlog.

A Compliance Manager assessment (Data Protection Baseline; CMMC with G5 Gov) with evidence

organized for audit.

Repeatable scripts and reports so posture can be re-measured on demand and handed to an auditor.

A cited parity reference so no one wastes time chasing capabilities GCC High doesn't have.

## Why it matters

A fraction of the cost of bespoke consulting, self-guided, and correct for the sovereign cloud — so a Government tenant is configured with the right portals, the right endpoints, and the parity gaps handled, and proven on a pilot before it scales.

# Solution Overview — Microsoft 365 Security Baseline & Audit Readiness (Government / GCC High)

## What this solution does

This is the Government (GCC High) edition of the *Microsoft 365 Security Baseline & Audit Readiness* solution. It walks a novice administrator, click by click, through raising and holding a measurable Microsoft 365 security posture on a US sovereign cloud (GCC High) tenant — using Microsoft Secure Score to drive a hardened baseline, and Microsoft Purview Compliance Manager to organize the evidence that auditors ask for (CMMC, NIST SP 800-171, FedRAMP, DFARS).

The important thing to understand up front: GCC High is not "the Commercial portal with a different sign-in." It is a physically and logically isolated national cloud, operated by screened US personnel, with its own admin portal URLs, its own Microsoft Graph endpoints, and a feature set that lags or omits some Commercial capabilities. Commercial click-paths and scripts will *silently fail* or point at the wrong tenant if used here. This edition uses the `*.us` sovereign portals and the US Gov Graph endpoints (`-Environment USGov`) throughout, and calls out every parity gap at the step where it matters.

White-label note. This document is vendor-neutral. Object names it tells you to create (groups, policies, tags) are yours to keep and reuse across the solution.

## The two engines

Microsoft Secure Score (in the Microsoft Defender portal, https://security.microsoft.us)

— a running measurement of your identity, device, app, and data security configuration, expressed    as points earned vs. points achievable, with prioritized improvement actions. In GCC High, Secure    Score is available, but some recommendations that exist in Commercial are not surfaced — so    your achievable total and your action list will differ from a Commercial tenant. (Verify for GCC    High; cited in gcc-high-parity-notes.md.)

Microsoft Purview Compliance Manager (in the Microsoft Purview portal,

https://compliance.microsoft.us) — a control-mapping and evidence workspace that scores your    compliance posture against assessment templates. In GCC High, Compliance Manager is    available, the Microsoft Data Protection Baseline is included, and CMMC Levels 1–5 are    included with G5 (Gov) licensing — but a few Compliance Manager features are still *in    development* or *rolling out* for GCC High (see parity notes).

## Commercial vs GCC High — what's different

This is the single most important section for a Government deployment. Read it before touching anything.

| Thing | Commercial | GCC High (this edition) |
| --- | --- | --- |
| Entra admin center | https://entra.microsoft.com | https://entra.microsoft.us |
| Microsoft 365 admin center | https://admin.microsoft.com | https://portal.office365.us |
| Defender portal (Secure Score) | https://security.microsoft.com | https://security.microsoft.us |
| Purview / Compliance portal (Compliance Manager) | https://compliance.microsoft.com | https://compliance.microsoft.us |
| Intune / endpoint | https://intune.microsoft.com / https://endpoint.microsoft.com | https://intune.microsoft.us / https://endpoint.microsoft.us |
| Azure portal | https://portal.azure.com | https://portal.azure.us |
| Sign-in / token authority | https://login.microsoftonline.com | https://login.microsoftonline.us |
| Microsoft Graph service root | https://graph.microsoft.com | https://graph.microsoft.us (GCC High / L4) |
| Graph PowerShell connect | Connect-MgGraph (default) | Connect-MgGraph -Environment USGov |
| Defender for Endpoint API | https://api.securitycenter.microsoft.com | https://api-gov.securitycenter.microsoft.us |
| Secure Score recommendations | Full set | Available, but some recommendations are not present |
| Microsoft Threat Experts | Available | Not available in GCC/GCC High/DoD |
| Defender for IoT (enterprise IoT) | Available | Not available in GCC/GCC High/DoD |
| Compliance Manager templates | Full catalog | Available; CMMC L1–5 included with G5 Gov; some CM features *in development / rolling out* |
| Graph Explorer web tool | Supported | Not supported for the US Gov endpoints |

Sources for the URLs, Graph endpoints, and parity statements are cited in gcc-high-parity-notes.md. Where Microsoft's public documentation does not explicitly confirm a GCC High behavior, this solution flags it "verify for GCC High" rather than inventing a fact.

Why this matters in practice: if you (or a downloaded Commercial script) connect to graph.microsoft.com with GCC High credentials, authentication is attempted against the *Commercial* authority and fails — often with a confusing redirect or "wrong tenant" error. If you open security.microsoft.com, you either land in a Commercial tenant you don't own or get an access error. Every step and every script in this edition is pinned to the sovereign endpoints so this class of "silent failure" cannot happen.

## The deployment model

Every task in this solution follows the standard, gated model:

Assess → Configure → Pilot → Validate → Expand.

Assess — read-only discovery of the current GCC High tenant (baseline Secure Score, licensing,

roles, existing policies) using M365SECG-Discovery.ps1.

Configure — create the named objects (pilot group, baseline policies) and stage improvement

actions, using the correct *.us portals.

Pilot — apply changes to a named pilot group first, never the whole tenant.

Validate — confirm with M365SECG-Validation.ps1 and the Secure Score / Compliance Manager UI

that the change took effect and nothing broke.

Expand — widen scope in controlled waves, re-validating at each gate before proceeding.

No change goes tenant-wide without passing a pilot and a validation gate. This is doubly important in GCC High, where an authentication-impacting misconfiguration can lock out cleared users who have no Commercial fallback.

## What you will produce

A named pilot security group (default: SEC-Baseline-Pilot) used across the solution.

A raised, documented Secure Score baseline on the GCC High tenant, with a prioritized backlog of

the improvement actions that are actually available in GCC High.

A Compliance Manager assessment (default: Microsoft Data Protection Baseline, plus CMMC if G5

Gov) with evidence organized for audit.

Repeatable evidence: discovery, validation, and report outputs from the five PowerShell scripts,

all pinned to US Gov Graph — so the posture can be re-measured on demand and handed to an auditor.

## What's inside this solution

Solution Overview (this document) — with the Commercial-vs-GCC-High map above.

Requirements Guide (02-requirements.md) — every prerequisite, each with *verify* and

*implement-if-missing* steps, pinned to sovereign portals and Gov licensing.

Implementation Guide (03-implementation.md) — exact ordered steps in the *.us portals, with

GCC-High-only caveats inline at the step where they bite.

Testing & Validation (05-testing.md) — pass/fail gates for each phase.

Best Practices (07-best-practices.md) — how to keep the posture from decaying.

Deliverables Summary (08-deliverables-summary.md) — everything in the box.

GCC High Parity Notes (gcc-high-parity-notes.md) — the cited reference for every "different in

GCC High" claim.

Troubleshooting (06-troubleshooting.md) — GCC-High-specific gotchas and fixes.

5 PowerShell scripts — Discovery, Validation, Report (read-only), Remediation and

Set-ScopeTargeting (both default to -WhatIf), all connecting with -Environment USGov.

# Requirements Guide — Microsoft 365 Security Baseline & Audit Readiness (Government / GCC High)

Confirm every requirement below before you begin implementation. These are in addition to the category-level requirements in global-requirements-security.md — read that file too, but note that its portal URLs are Commercial and must be substituted with the `*.us` sovereign equivalents shown here for a GCC High tenant.

Each entry follows: Description · Why · Verify · Implement-if-missing.

Sovereign-portal substitution (applies to every requirement below). Wherever a Commercial doc says entra.microsoft.com, use entra.microsoft.us; admin.microsoft.com → portal.office365.us; security.microsoft.com → security.microsoft.us; compliance.microsoft.com → compliance.microsoft.us; intune.microsoft.com/endpoint.microsoft.com → intune.microsoft.us/endpoint.microsoft.us; portal.azure.com → portal.azure.us; login.microsoftonline.com → login.microsoftonline.us. (Cited in gcc-high-parity-notes.md.)

## R1. A GCC High (US sovereign) tenant — not Commercial, not GCC Moderate

Description: An active Microsoft 365 Government – GCC High tenant. Why: This entire edition targets the L4 sovereign cloud. GCC High has its own endpoints and feature set; Commercial or GCC-Moderate steps will point at the wrong cloud. (Note: GCC Moderate uses the *worldwide* Commercial endpoints — portal.azure.com, graph.microsoft.com — so if you are on GCC Moderate, this GCC High edition's *.us endpoints do not apply to you.) Verify: Sign in at https://portal.office365.us. In the Microsoft 365 admin center, your tenant type/region should reflect US Government GCC High. Signing in at https://entra.microsoft.us succeeds (the Commercial entra.microsoft.com will not host your GCC High tenant). Implement: GCC High requires eligibility validation and enrollment through Microsoft's Government program; you cannot self-provision it like a Commercial trial. If you do not yet have a GCC High tenant, complete Microsoft's Government eligibility and onboarding first. (See parity notes.)

## R2. US Government (Gov) licensing — G3/G5 Gov, not Commercial SKUs

Description: Gov-variant Microsoft 365 licensing that carries Secure Score and Compliance Manager. Why: Secure Score (via Defender) and Compliance Manager assessments depend on Gov SKUs. CMMC Levels 1–5 assessment templates are included with G5 (Gov) licensing; the Microsoft Data Protection Baseline is included for all. Commercial E3/E5 SKUs are not valid in a GCC High tenant. Why (Secure Score): Full device/app recommendations require the Gov Defender SKUs (for example Microsoft 365 E5 for GCC High or Microsoft 365 G5 Security for GCC High, or Microsoft Defender for Endpoint for GCC High). Verify: https://portal.office365.us → Billing → Licenses; confirm Gov SKUs (names contain "GCC High" or "for GCC High"). Confirm at least one G5 Gov / G5 Security Gov license if you intend to use CMMC templates. Implement: Acquire the appropriate Gov SKUs via your Government licensing channel. Do not attempt to add Commercial SKUs.

## R3. Administrative roles (least privilege) in the sovereign tenant

Description: The operator holds the right Entra roles, assigned in the GCC High directory. Why: Reading Secure Score, editing improvement actions, and managing Compliance Manager each need specific roles. In GCC High and DoD, Compliance Manager user permissions/roles can only be set in Microsoft Entra ID (not in the portal's own role UI as in Commercial). Verify: https://entra.microsoft.us → Roles and administrators. For this solution you typically need: Security Reader (read Secure Score/Compliance), Security Administrator (act on improvement actions), and for Compliance Manager a Compliance Administrator / Compliance Manager role assigned in Entra. Reserve Global Administrator for tenant-wide changes only. Implement: In entra.microsoft.us → Roles and administrators, assign the least-privilege role that covers the task. Use Privileged Identity Management (PIM) for just-in-time elevation if available on your Gov SKU.

## R4. Microsoft Defender portal access (Secure Score home)

Description: The operator can open the sovereign Defender portal. Why: Secure Score lives at https://security.microsoft.us in GCC High — not security.microsoft.com. Verify: Browse to https://security.microsoft.us and confirm it loads your tenant and that Microsoft Secure Score appears in the left navigation. Implement: If it does not load, confirm R2/R3 (Gov license + Security Reader/Administrator) and that you are signing in with a GCC High account against login.microsoftonline.us.

## R5. Microsoft Purview portal access (Compliance Manager home)

Description: The operator can open the sovereign Purview/Compliance portal. Why: Compliance Manager lives at https://compliance.microsoft.us in GCC High. Verify: Browse to https://compliance.microsoft.us → Compliance Manager; confirm your overall score and the assessments list render. Implement: If blocked, confirm the Compliance role is assigned in Entra (R3) and the Gov license (R2) is present.

## R6. Microsoft Graph PowerShell, connected to US Gov

Description: The Microsoft Graph PowerShell SDK installed and connecting with -Environment USGov. Why: All five scripts read/write through Graph. In GCC High the Graph service root is https://graph.microsoft.us, reached by Connect-MgGraph -Environment USGov. Omitting -Environment USGov connects to Commercial and fails for a GCC High tenant. Verify: In PowerShell: Get-MgEnvironment lists a USGov environment whose Graph endpoint is https://graph.microsoft.us. Then Connect-MgGraph -Environment USGov -Scopes "SecurityEvents.Read.All" succeeds and (Get-MgContext).Environment returns USGov. Implement: Install-Module Microsoft.Graph -Scope CurrentUser (from an elevated or user PowerShell with access to the PowerShell Gallery). If the Gallery is blocked by filtering, allow it or use an offline package. Always pass -Environment USGov.

## R7. Least-privilege Graph scopes consented for this tenant

Description: The delegated Graph scopes the scripts need are consented in the GCC High tenant. Why: Read scopes power discovery/validation/report; a small set of write scopes power remediation. Verify: First Connect-MgGraph -Environment USGov run prompts for (or shows already-consented) scopes such as SecurityEvents.Read.All, Directory.Read.All, Policy.Read.All, RoleManagement.Read.Directory. Remediation additionally needs write scopes (for example Policy.ReadWrite.ConditionalAccess), which the remediation script requests explicitly. Implement: A Global Administrator (or Privileged Role Administrator) grants admin consent in entra.microsoft.us → App registrations / Enterprise applications the first time, or approves the interactive consent prompt. Grant only the scopes the task requires.

## R8. Network access to the *sovereign* Microsoft cloud endpoints

Description: Outbound HTTPS to the *.us service URLs (not just the Commercial ones). Why: GCC High enrollment, sign-in, Graph, and Defender/Compliance traffic use different hostnames than Commercial. A firewall/proxy allow-list built for Commercial will block GCC High. Verify: From an admin workstation, confirm reachability of https://login.microsoftonline.us, https://graph.microsoft.us, https://security.microsoft.us, and https://compliance.microsoft.us. Implement: Add Microsoft's published US Government (GCC High/DoD) URL and IP ranges to the proxy/firewall allow-list. Do not assume the Commercial 365 URL set covers GCC High.

## R9. A named pilot security group

Description: A Microsoft Entra security group for the pilot cohort (default name: SEC-Baseline-Pilot). Why: Every baseline/policy change is piloted before tenant-wide rollout. In GCC High, an auth-impacting mistake has no Commercial fallback, so the pilot gate is mandatory. Verify: https://entra.microsoft.us → Groups; SEC-Baseline-Pilot exists with a small set of representative members. Implement: entra.microsoft.us → Groups → New group → type Security, name it SEC-Baseline-Pilot, add pilot members. (Script M365SECG-Set-ScopeTargeting.ps1 can create/populate it — it defaults to -WhatIf.)

## R10. Change control for authentication-impacting changes

Description: A documented change/rollback process for anything touching sign-in, Conditional Access, MFA, or device compliance. Why: Secure Score improvement actions frequently harden authentication; a misstep can lock out cleared users. GCC High offers no Commercial-cloud escape hatch. Verify: A change ticket exists naming an approver, a maintenance window, the pilot group, and a concrete rollback step. Implement: Record the change, name SEC-Baseline-Pilot as the pilot scope, define the rollback, and obtain approval before expanding beyond pilot.

__________________________________________________

### Requirements quick-check

| # | Requirement | Sovereign verify location |
| --- | --- | --- |
| R1 | GCC High tenant | portal.office365.us, entra.microsoft.us |
| R2 | Gov licensing (G3/G5 Gov) | portal.office365.us → Billing → Licenses |
| R3 | Admin roles (set in Entra) | entra.microsoft.us → Roles and administrators |
| R4 | Defender portal access | security.microsoft.us |
| R5 | Purview portal access | compliance.microsoft.us |
| R6 | Graph PowerShell -Environment USGov | Get-MgContext → USGov |
| R7 | Graph scopes consented | first Connect-MgGraph -Environment USGov |
| R8 | Network to *.us endpoints | reach graph.microsoft.us etc. |
| R9 | Pilot group SEC-Baseline-Pilot | entra.microsoft.us → Groups |
| R10 | Change control | change ticket exists |

# Implementation Guide — Microsoft 365 Security Baseline & Audit Readiness (Government / GCC High)

This guide takes you, step by step, through raising and documenting your Microsoft 365 security posture on a GCC High tenant using Microsoft Secure Score and Microsoft Purview Compliance Manager. Every step uses the sovereign `*.us` portals and the US Gov Graph endpoints. Do the phases in order; each phase ends at a gate you must pass before continuing.

Before you start. Complete 02-requirements.md. Have your operator account signed in against login.microsoftonline.us, and have the Microsoft Graph PowerShell SDK ready to connect with -Environment USGov (R6). Keep the named pilot group SEC-Baseline-Pilot handy (R9).  GCC-High reality check (read once): the parity gaps in gcc-high-parity-notes.md are cited from Microsoft docs. Where a Commercial improvement action simply does not appear in your GCC High Secure Score, that is expected — do not chase a recommendation that isn't there. Treat anything this guide marks "verify for GCC High" as something to confirm live in your tenant, not assume.

__________________________________________________

## Phase 0 — Assess (read-only discovery)

Goal: capture the starting state of the GCC High tenant with zero changes.

Open the sovereign Defender portal. Browse to https://security.microsoft.us. In the left

navigation, open Microsoft Secure Score. Note the current score, the percentage, and    the number of improvement actions. Screenshot the overview — this is your baseline.

*GCC-High caveat:* your achievable total and action list will differ from a Commercial tenant

because some Secure Score recommendations are not surfaced in GCC High (parity notes). Do not      compare your number to a Commercial benchmark.

Open the sovereign Purview portal. Browse to https://compliance.microsoft.us →

Compliance Manager. Note your overall compliance score and which assessments already    exist. Screenshot the overview.

Run read-only discovery. From PowerShell, run:

powershell -ExecutionPolicy Bypass -File .\M365SECG-Discovery.ps1

It connects with -Environment USGov, then inventories: Secure Score (current + control    profiles), licensing, admin role assignments, Conditional Access policies, and MFA/registration    posture — all read-only. Save its output as your evidence baseline.

Gate 0: You have a screenshot + script capture of the current Secure Score, the current Compliance Manager score, and the tenant inventory. Nothing has been changed.

__________________________________________________

## Phase 1 — Configure (stage the baseline, create named objects)

Goal: decide the target baseline and create the objects you'll reuse, without applying anything tenant-wide yet.

Confirm / create the pilot group. In https://entra.microsoft.us → Groups, confirm

SEC-Baseline-Pilot exists (R9). If not, create it (New group → Security) or use    M365SECG-Set-ScopeTargeting.ps1 (defaults to -WhatIf; re-run with -Execute to apply).

Pick your Compliance Manager assessment(s). In compliance.microsoft.us → **Compliance

Manager → Assessments → Add assessment**:

The Microsoft Data Protection Baseline is included for everyone — start here.

If you hold G5 (Gov) licensing and pursue defense work, add CMMC (Levels 1–5 are included

with G5 Gov) and/or NIST SP 800-171. Name the assessment clearly (e.g.      GCCHigh-DPB-Baseline or GCCHigh-CMMC-L2).

*GCC-High caveat:* a few Compliance Manager features (for example alerts and notifications,

recommended engine for bulk assessment creation) are listed as *in development / rolling out*      for GCC High — if you don't see them yet, that's expected (parity notes).

Triage Secure Score improvement actions. Back in security.microsoft.us → **Secure Score →

Improvement actions, sort by points + impact. Build a prioritized backlog of the actions that    are actually present** in your GCC High tenant. Favor high-value identity actions first (MFA for    admins, block legacy authentication, admin role hygiene) — these move the score and reduce real    risk fastest.

For each action, note whether it is configured via Entra (Conditional Access / auth methods),

Defender, Purview, or Intune — and use the corresponding *.us portal.

Write the change ticket (R10) for the first batch of actions: approver, maintenance window,

pilot scope = SEC-Baseline-Pilot, and a rollback step per action.

Gate 1: Pilot group exists; at least one Compliance Manager assessment is created and named; you have a prioritized, GCC-High-real Secure Score backlog and an approved change ticket for batch 1.

__________________________________________________

## Phase 2 — Pilot (apply to the named pilot group only)

Goal: apply batch 1 of improvement actions to SEC-Baseline-Pilot only.

Scope every change to the pilot group. For actions delivered via Conditional Access or auth

methods, in entra.microsoft.us create/edit the policy so its assignment targets    `SEC-Baseline-Pilot`, not All users. Give each policy a clear, reusable name (e.g.    CA-Baseline-Admins-MFA, CA-Baseline-BlockLegacyAuth).

*GCC-High caveat:* Conditional Access and authentication-method features generally reach GCC High,

but confirm the specific control you need is present in your tenant before relying on it      (verify for GCC High).

Apply device/app actions to piloted devices. For Intune-delivered actions, in

intune.microsoft.us assign the configuration/compliance policy to SEC-Baseline-Pilot.

*GCC-High caveat:* Microsoft Threat Experts and enterprise IoT Defender features are

not available in GCC High — do not stage improvement actions that depend on them; they won't      appear or won't complete (parity notes).

Record what you changed. Keep the change ticket updated with the exact policy names and the

pilot assignment.

Gate 2: Batch 1 actions are applied only to SEC-Baseline-Pilot. No All-users / tenant-wide assignment has been made.

__________________________________________________

## Phase 3 — Validate (prove it worked, prove nothing broke)

Goal: confirm the pilot changes took effect and produced the intended posture change.

Run validation. From PowerShell:

powershell -ExecutionPolicy Bypass -File .\M365SECG-Validation.ps1

It reconnects with -Environment USGov and checks the pilot state: are the named CA policies    present and enabled? Is the pilot group targeted? Have the expected control states flipped? It    reports PASS/FAIL per check.

Confirm in the UI. In security.microsoft.us → Secure Score → History, confirm the

score moved (Secure Score updates can lag up to ~24–48 hours; re-check the next day if needed —    verify for GCC High, as Gov refresh cadence may differ). In compliance.microsoft.us →    Compliance Manager, confirm improvement actions on your assessment show as implemented/tested.

Confirm no user impact. Verify pilot users can still sign in and reach their apps. If any pilot

user is blocked, execute the rollback from the change ticket immediately, then diagnose (see    06-troubleshooting.md).

Gate 3: Validation script reports PASS for batch 1; Secure Score/Compliance Manager reflect the change; no pilot user is locked out.

__________________________________________________

## Phase 4 — Expand (controlled waves to the tenant)

Goal: widen scope beyond the pilot in gated waves.

Widen scope one wave at a time. Change the policy assignment from SEC-Baseline-Pilot to the

next cohort (e.g. a department group, then all users). Use    M365SECG-Set-ScopeTargeting.ps1 to build/target the next group (defaults to -WhatIf; re-run    with -Execute to apply).

Re-validate at each wave. Re-run M365SECG-Validation.ps1 after each expansion. Do not

proceed to the next wave until the current one passes and no lockouts are reported.

Move to the next batch of improvement actions. Repeat Phases 1–4 for the next prioritized batch

from your Secure Score backlog.

Produce the audit report. When a milestone is reached, run:

powershell -ExecutionPolicy Bypass -File .\M365SECG-Report.ps1

It generates a point-in-time posture report (Secure Score summary, control states, assessment    progress) suitable for handing to an auditor or leadership.

Gate 4: Each expansion wave passed validation with no lockouts; the report has been generated and archived as evidence.

__________________________________________________

## Optional — Safe remediation via script

For a small set of common, well-understood improvement actions, M365SECG-Remediation.ps1 can apply changes through Graph. It defaults to `-WhatIf` (it only *previews* what it would do). Review the preview, ensure the change is in your approved ticket and scoped to SEC-Baseline-Pilot, then re-run with -Execute to apply. It connects with -Environment USGov and requests only the write scopes it needs.

Never run remediation with -Execute against All users on a first pass. Pilot → validate → expand, exactly as with portal changes.

__________________________________________________

## Ordering summary

| Phase | Portal(s) *.us | Script | Gate |
| --- | --- | --- | --- |
| 0 Assess | security, compliance | Discovery | Baseline captured, nothing changed |
| 1 Configure | entra, security, compliance | (Set-ScopeTargeting -WhatIf) | Objects + backlog + ticket ready |
| 2 Pilot | entra, intune | (Remediation -WhatIf→-Execute) | Applied to pilot only |
| 3 Validate | security, compliance | Validation | PASS, no lockouts |
| 4 Expand | entra, intune | Set-ScopeTargeting, Report | Each wave PASS, report archived |

# Testing & Validation — Microsoft 365 Security Baseline & Audit Readiness (Government / GCC High)

Testing is gate-based: each phase has a pass/fail check you must clear before moving on. All checks use the sovereign `*.us` portals and the US Gov Graph (-Environment USGov). If a check fails, stop and go to 06-troubleshooting.md before proceeding.

Golden rule for GCC High: a check "failing" is sometimes actually feature parity — the Commercial control you expected may simply not exist in GCC High. Before treating a missing recommendation as a defect, confirm against gcc-high-parity-notes.md (verify for GCC High).

## Test environment sanity checks (run first)

| # | Check | How | Pass |
| --- | --- | --- | --- |
| E1 | You're in the sovereign cloud | https://security.microsoft.us loads your tenant | Portal shows your GCC High org, Secure Score visible |
| E2 | Graph is on US Gov | PowerShell: (Get-MgContext).Environment after Connect-MgGraph -Environment USGov | Returns USGov |
| E3 | Graph root is correct | Get-MgEnvironment | USGov row shows https://graph.microsoft.us |
| E4 | Compliance portal reachable | https://compliance.microsoft.us → Compliance Manager | Overall score + assessments render |

If E2 returns anything other than USGov, every subsequent script result is invalid — you are querying the wrong cloud. Disconnect (Disconnect-MgGraph) and reconnect with -Environment USGov.

## Phase 0 — Assess gate

| # | Check | How | Pass |
| --- | --- | --- | --- |
| T0.1 | Baseline Secure Score captured | security.microsoft.us → Secure Score; screenshot | Score, %, action count recorded |
| T0.2 | Baseline Compliance score captured | compliance.microsoft.us → Compliance Manager | Overall score recorded |
| T0.3 | Discovery ran clean | .\M365SECG-Discovery.ps1 | Completes; output file written; connected as USGov |
| T0.4 | No changes made | Review discovery is read-only | No write operations performed |

Gate 0 passes when T0.1–T0.4 are all green.

## Phase 1 — Configure gate

| # | Check | How | Pass |
| --- | --- | --- | --- |
| T1.1 | Pilot group exists | entra.microsoft.us → Groups → SEC-Baseline-Pilot | Group present with pilot members |
| T1.2 | Assessment created | compliance.microsoft.us → Compliance Manager → Assessments | Named assessment (e.g. GCCHigh-DPB-Baseline) present |
| T1.3 | Backlog is GCC-High-real | Secure Score → Improvement actions | Backlog contains only actions that exist in *your* tenant |
| T1.4 | Change ticket approved | Ticketing system | Approver, window, pilot scope, rollback documented |

Gate 1 passes when T1.1–T1.4 are all green.

## Phase 2 — Pilot gate

| # | Check | How | Pass |
| --- | --- | --- | --- |
| T2.1 | Policies scoped to pilot | entra.microsoft.us → policy assignment | Assignment = SEC-Baseline-Pilot, not All users |
| T2.2 | Named consistently | Policy list | Names reused per plan (e.g. CA-Baseline-Admins-MFA) |
| T2.3 | No parity-blocked actions staged | Cross-check parity notes | No action depends on Threat Experts / enterprise IoT (absent in GCC High) |

Gate 2 passes when T2.1–T2.3 are all green and no tenant-wide assignment was made.

## Phase 3 — Validate gate

| # | Check | How | Pass |
| --- | --- | --- | --- |
| T3.1 | Validation script PASS | .\M365SECG-Validation.ps1 | Every check reports PASS for batch 1 |
| T3.2 | Score moved | security.microsoft.us → Secure Score → History | Increase visible (allow ~24–48h refresh; verify for GCC High) |
| T3.3 | Assessment progressed | compliance.microsoft.us → Compliance Manager | Batch-1 improvement actions show implemented/tested |
| T3.4 | No user lockout | Pilot users sign in & reach apps | All pilot users unaffected |

Gate 3 passes when T3.1–T3.4 are all green. If T3.4 fails, execute rollback immediately.

## Phase 4 — Expand gate (per wave)

| # | Check | How | Pass |
| --- | --- | --- | --- |
| T4.1 | Wave scoped correctly | entra.microsoft.us / intune.microsoft.us | Assignment = current wave cohort only |
| T4.2 | Re-validation PASS | .\M365SECG-Validation.ps1 | PASS for the widened scope |
| T4.3 | No lockout in wave | Sample users in the new cohort | All can sign in |
| T4.4 | Report generated | .\M365SECG-Report.ps1 | Point-in-time report produced and archived |

Gate 4 passes when T4.1–T4.4 are green for each wave. Do not start the next wave until the current one passes.

## Remediation script test (if used)

| # | Check | How | Pass |
| --- | --- | --- | --- |
| RM.1 | Default is safe | Run .\M365SECG-Remediation.ps1 with no switches | Runs in -WhatIf; only previews, changes nothing |
| RM.2 | Preview matches ticket | Read the -WhatIf output | Previewed change equals the approved action, scoped to pilot |
| RM.3 | Execute is deliberate | Re-run with -Execute | Applies only after review; connected as USGov |
| RM.4 | Post-change validation | .\M365SECG-Validation.ps1 | PASS; no lockout |

## End-to-end acceptance

The solution is validated end-to-end when:

Baseline captured (Gate 0), and a later report shows a measurable Secure Score increase on

the GCC High tenant.

At least one Compliance Manager assessment shows progressed improvement actions.

Every change went pilot → validate → expand with no unresolved lockouts.

All script runs confirm (Get-MgContext).Environment = USGov (never Commercial).

Evidence (discovery, validation, report outputs + screenshots) is archived for audit.

# Troubleshooting — Microsoft 365 Security Baseline & Audit Readiness (Government / GCC High)

GCC-High-specific failures and how to fix them. Most problems on the sovereign cloud trace back to one root cause: something is pointed at the Commercial cloud instead of the `*.us` sovereign endpoints. Check that first, every time.

Before deep-diving any issue, run environment sanity checks E1–E4 in 05-testing.md. If (Get-MgContext).Environment is not USGov, stop — that alone explains most "weird" results.

__________________________________________________

## A. Sign-in, portal, and "wrong cloud" issues

### A1. A `*.us` portal won't load, or shows a tenant that isn't yours

Likely cause: you signed in with a Commercial account, or the browser cached a Commercial

session.

Fix: sign out fully; sign in with your GCC High account against login.microsoftonline.us

at the specific *.us portal (security.microsoft.us, compliance.microsoft.us,   entra.microsoft.us). Use a fresh/incognito window to avoid cached Commercial tokens.

### A2. `security.microsoft.com` / `compliance.microsoft.com` opens but Secure Score / Compliance Manager data is missing

Likely cause: you're on the Commercial portal, not the sovereign one.

Fix: switch to security.microsoft.us (Secure Score) and compliance.microsoft.us

(Compliance Manager). GCC High data never appears in the *.com portals.

### A3. `Connect-MgGraph` redirect / "wrong tenant" / "wrong version number" error

Likely cause: you connected without -Environment USGov, so the SDK tried the Commercial

authority for a GCC High account.

Fix:

Disconnect-MgGraph
  Connect-MgGraph -Environment USGov -Scopes "SecurityEvents.Read.All"
  (Get-MgContext).Environment   # must return USGov

Confirm the env exists: Get-MgEnvironment should list USGov with Graph endpoint   https://graph.microsoft.us.

### A4. Script output looks plausible but numbers don't match the portal

Likely cause: the script connected to Commercial (wrong cloud) and returned data from the wrong

place — or from an empty/foreign context.

Fix: every script in this solution guards on (Get-MgContext).Environment -eq 'USGov'. If you

adapted a community script, add the same guard and re-point graph.microsoft.com →   graph.microsoft.us. Re-run.

__________________________________________________

## B. Microsoft Graph / PowerShell issues

### B1. `Get-MgEnvironment` doesn't list `USGov`

Likely cause: outdated Microsoft Graph SDK.

Fix: update the module: Update-Module Microsoft.Graph (or reinstall

Install-Module Microsoft.Graph -Scope CurrentUser). Restart PowerShell and re-check.

### B2. `Install-Module Microsoft.Graph` fails (can't reach the Gallery)

Likely cause: proxy/firewall blocks the PowerShell Gallery.

Fix: allow the Gallery, or install from an offline package on an admin workstation that has

access. Then confirm R8 network reachability to the *.us endpoints (not just Commercial).

### B3. Consent / scope errors on first connect

Likely cause: required delegated scopes aren't consented in the GCC High tenant.

Fix: have a Global Administrator (or Privileged Role Administrator) approve the consent prompt, or

pre-consent in entra.microsoft.us → Enterprise applications. Grant only the scopes the task   needs (read for Discovery/Validation/Report; write only for Remediation).

### B4. Remediation script "changed nothing"

This is expected. M365SECG-Remediation.ps1 and M365SECG-Set-ScopeTargeting.ps1 **default to

-WhatIf** — they only preview. Review the preview, confirm it matches your approved ticket, then   re-run with -Execute.

__________________________________________________

## C. Secure Score issues

### C1. An improvement action you expected isn't in the list

Likely cause: feature parity — some Secure Score recommendations **are not available in GCC

High** (cited in gcc-high-parity-notes.md).

Fix: confirm against the parity notes. If it's a known GCC High gap, record it as **"N/A — GCC

High parity" in your backlog; it is not a defect. Do not try to force an action that depends on   Microsoft Threat Experts or enterprise IoT** — those are absent in GCC High.

### C2. Score didn't move after applying an action

Likely cause: refresh lag, or the action was scoped to pilot only and Secure Score reflects

tenant-wide state.

Fix: allow ~24–48 hours and re-check Secure Score → History (verify for GCC High — Gov

refresh cadence may differ). Confirm the control is actually in the state the action requires; some   actions only credit at broader coverage.

### C3. Defender API calls fail (if you script against the Defender API directly)

Likely cause: using the Commercial API base URI.

Fix: for GCC High, use https://api-gov.securitycenter.microsoft.us with sign-in

authority https://login.microsoftonline.us (cited in parity notes). GCC uses   https://api-gcc.securitycenter.microsoft.us.

__________________________________________________

## D. Compliance Manager issues

### D1. Can't assign Compliance Manager roles in the portal

Likely cause: in GCC High and DoD, Compliance Manager **permissions/roles are set in

Microsoft Entra ID**, not in the portal's own role UI.

Fix: assign the Compliance role in entra.microsoft.us → Roles and administrators (cited in

parity notes).

### D2. A Compliance Manager feature described in Commercial docs is missing

Likely cause: it's in development / rolling out for GCC High (e.g. **alerts and

notifications, recommended engine for bulk assessment creation, continuous compliance   assessments**).

Fix: confirm status in gcc-high-parity-notes.md. Don't build a process that depends on a

feature that isn't live yet in GCC High.

### D3. CMMC templates not available

Likely cause: licensing. CMMC Levels 1–5 templates are included with G5 (Gov).

Fix: confirm a G5 Gov license (R2). The Microsoft Data Protection Baseline is included for

everyone and works without G5 — start there if you're on G3.

__________________________________________________

## E. Rollout / lockout issues

### E1. A pilot user is locked out after an auth-impacting change

Action: execute the rollback from your change ticket immediately (disable/undo the named CA

policy in entra.microsoft.us). Then diagnose in a controlled way before re-piloting. In GCC High   there is no Commercial fallback, so treat any lockout as a stop-the-line event.

### E2. Change worked in pilot but broke a broader wave

Likely cause: the wider cohort includes a user/device type your pilot didn't represent.

Fix: roll the wave back to the last-good scope, add the missing persona to SEC-Baseline-Pilot,

re-pilot, re-validate, then expand again.

__________________________________________________

## F. First things to check (fast triage)

Are you on `*.us`? Portal host and (Get-MgContext).Environment = USGov.

Right account? Signed in against login.microsoftonline.us with a GCC High account.

Right license? Gov SKU present (R2); G5 Gov if using CMMC.

Role in Entra? Least-privilege role assigned in entra.microsoft.us (and CM roles set in Entra).

Is it parity, not a bug? Cross-check gcc-high-parity-notes.md before filing a "missing feature."

# Best Practices — Microsoft 365 Security Baseline & Audit Readiness (Government / GCC High)

These practices keep the posture you built from decaying and keep your audit evidence credible. They are written for the GCC High sovereign cloud; where a practice differs from Commercial, that is called out.

## Sovereign-endpoint discipline

Pin every tool to the `*.us` portals and US Gov Graph. Bookmark security.microsoft.us,

compliance.microsoft.us, entra.microsoft.us, intune.microsoft.us, portal.office365.us, and   portal.azure.us. Delete Commercial bookmarks from the admin workstation so no one drifts to   *.com out of habit.

Always `Connect-MgGraph -Environment USGov`. Bake it into every runbook and script. Add a guard

that aborts if (Get-MgContext).Environment -ne 'USGov' — a script run against Commercial produces   wrong-but-plausible output, which is worse than a clean failure.

Reject downloaded Commercial scripts as-is. Community Secure Score / Compliance scripts almost

always hardcode graph.microsoft.com and security.microsoft.com. Re-point them to the sovereign   endpoints before running, or use the scripts shipped with this solution.

## Pilot-first, always

Never make an auth-impacting change tenant-wide in one move. MFA enforcement, blocking legacy

auth, Conditional Access, and device-compliance gating all go pilot → validate → expand. In GCC   High there is no Commercial fallback for locked-out cleared users.

Keep `SEC-Baseline-Pilot` populated with representative users — at least one of each: admin,

standard user, mobile-only user, and a service/shared-mailbox owner — so pilot surfaces real impact.

Write the rollback before you write the change. Every change ticket names its own undo.

## Secure Score hygiene

Prioritize by risk, not just points. Lead with identity (admin MFA, block legacy auth, admin

role minimization) — highest real-risk reduction per unit of effort.

Don't chase phantom recommendations. Some Commercial Secure Score actions **do not exist in GCC

High**. Track only actions present in *your* tenant; annotate the backlog "N/A — GCC High parity"   for the rest so auditors see it was a conscious decision, not an oversight.

Re-measure on a cadence. Secure Score drifts as admins add exceptions and new services appear.

Re-run M365SECG-Report.ps1 monthly and diff against the last baseline.

Allow for refresh lag. Score changes can take ~24–48 hours to reflect; don't declare failure the

same day (verify for GCC High — Gov refresh cadence may differ).

## Compliance Manager & audit evidence

Start with the included baseline. The Microsoft Data Protection Baseline is included for

everyone; build the habit there before adding heavier templates.

Use the Gov-included frameworks you're entitled to. With G5 (Gov), CMMC Levels 1–5 are

included — create the assessment that matches your contractual obligation (e.g. CMMC Level 2 for   many defense contractors) and map evidence to it.

Remember GCC High permission handling. In **GCC High and DoD, Compliance Manager roles are set

in Microsoft Entra ID**, not in the portal's own role UI. Manage those assignments in   entra.microsoft.us.

Attach evidence, don't just check boxes. For each improvement action, store the artifact (policy

export, screenshot, script output) that proves it. The five scripts' outputs are audit-grade   evidence — archive them with dates.

Expect a few CM features to lag. Items like alerts/notifications and bulk-assessment automation

may be *in development / rolling out* for GCC High; don't design a process that depends on a feature   that isn't live yet (parity notes).

## Least privilege & operations

Assign the minimum role for the task (Security Reader to read, Security Administrator to act,

Compliance role for CM) and reserve Global Administrator for tenant-wide changes.

Use PIM for just-in-time elevation where your Gov SKU supports it, so standing privilege is low.

Request only the Graph scopes you need. Read scopes for discovery/validation/report; write scopes

only for remediation, and only when executing.

Log and retain. Keep Audit (Standard/Premium) on; retain the script evidence and change tickets

for the retention period your framework requires.

## Change management & documentation

One named object, reused everywhere. SEC-Baseline-Pilot, CA-Baseline-* policy names, and the

named assessments are a shared vocabulary — reuse them across runbooks so the environment stays   legible.

Keep a living posture log. Date, action, pilot result, expansion waves, score delta. This log +

the report outputs *is* your audit-readiness story.

Re-baseline after major service changes (new SKU, new workload onboarded, tenant reconfiguration)

— GCC High feature availability shifts over time as Microsoft closes parity gaps.

# Deliverables Summary — Microsoft 365 Security Baseline & Audit Readiness (Government / GCC High)

Everything included in the Government (GCC High) edition, and where to use it.

## Documents

| Deliverable | Purpose |
| --- | --- |
| Solution Overview (01-solution-overview.md) | What the solution does; the Commercial vs GCC High — what's different map; the deployment model. |
| Requirements Guide (02-requirements.md) | Every prerequisite with *verify* + *implement-if-missing*, pinned to sovereign portals and Gov licensing. |
| Implementation Guide (03-implementation.md) | Ordered steps in the *.us portals, phase gates, and GCC-High caveats inline where they matter. |
| Testing & Validation (05-testing.md) | Pass/fail gates per phase, plus environment sanity checks (e.g. USGov confirmation). |
| Troubleshooting (06-troubleshooting.md) | GCC-High-specific failures (wrong-cloud auth, missing recommendations) and fixes. |
| Best Practices (07-best-practices.md) | Keeping posture and evidence credible over time on the sovereign cloud. |
| GCC High Parity Notes (gcc-high-parity-notes.md) | Cited reference for every "different in GCC High" claim. |
| Executive Summary (executive-summary.md) | One-page business case for decision-makers. |
| Deliverables Summary (this document) | Index of everything in the box. |
| Global Requirements — Security (global-requirements-security.md) | Category-level prerequisites (substitute *.us portals for GCC High). |

## PowerShell scripts

All scripts connect to Microsoft Graph US Gov with -Environment USGov (graph.microsoft.us). Read-only scripts make no changes; change-making scripts default to `-WhatIf`.

| Script | Type | Default safety | What it does |
| --- | --- | --- | --- |
| M365SECG-Discovery.ps1 | Read-only | N/A (read-only) | Inventories baseline Secure Score, licensing, admin roles, Conditional Access, and MFA posture on the GCC High tenant. |
| M365SECG-Validation.ps1 | Read-only | N/A (read-only) | Checks that piloted baseline changes took effect; reports PASS/FAIL per check. |
| M365SECG-Report.ps1 | Read-only | N/A (read-only) | Produces a point-in-time posture report (Secure Score summary, control states, assessment progress) for audit/leadership. |
| M365SECG-Remediation.ps1 | Change | -WhatIf | Previews (then, with -Execute, applies) a small set of common improvement actions via Graph; requests only needed write scopes. |
| M365SECG-Set-ScopeTargeting.ps1 | Change | -WhatIf | Previews (then, with -Execute, applies) creation/population of the pilot or wave target groups (e.g. SEC-Baseline-Pilot). |

## Named objects you create and reuse

| Object | Default name | Where |
| --- | --- | --- |
| Pilot security group | SEC-Baseline-Pilot | entra.microsoft.us → Groups |
| Baseline CA policies | CA-Baseline-Admins-MFA, CA-Baseline-BlockLegacyAuth | entra.microsoft.us → Conditional Access |
| Compliance assessment | GCCHigh-DPB-Baseline (and/or GCCHigh-CMMC-L2) | compliance.microsoft.us → Compliance Manager |

## Evidence you produce (archive for audit)

Baseline + later Secure Score screenshots (security.microsoft.us).

Compliance Manager assessment progress (compliance.microsoft.us).

Discovery / Validation / Report script outputs (dated), each confirming (Get-MgContext).Environment = USGov.

Change tickets with approver, window, pilot scope, and rollback.

## Quick-start order

Read 01-solution-overview.md (especially the parity map) and gcc-high-parity-notes.md.

Clear 02-requirements.md (sovereign portals + Gov licensing + -Environment USGov).

Follow 03-implementation.md phase by phase, clearing each gate in 05-testing.md.

Use the scripts for evidence; keep 06-troubleshooting.md and 07-best-practices.md at hand.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## M365SECG-Discovery.ps1

Purpose: Captures a starting-state snapshot of a Microsoft 365 GCC High tenant: current Microsoft Secure Score, licensing, admin role assignments, Conditional Access policies, and MFA registration posture. Read-only. Connects to Microsoft Graph US Gov. Set your own values for placeholders such as your-tenant-id and your-output-folder when prompted or via parameters. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\M365SECG-Discovery.ps1 (Graph scopes: SecurityEvents.Read.All, Directory.Read.All, Policy.Read.All, RoleManagement.Read.Directory; connects with -Environment USGov) EXPECTED RESULTS Console summary plus a timestamped report file. If the tenant is reachable and scopes are consented, PASS: a baseline snapshot is written. If Graph connects to the wrong cloud, the script aborts before reading anything (FAIL with guidance to reconnect as USGov). .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #>

How to run: powershell -ExecutionPolicy Bypass -File .\M365SECG-Discovery.ps1 (Graph scopes: SecurityEvents.Read.All, Directory.Read.All, Policy.Read.All, RoleManagement.Read.Directory; connects with -Environment USGov) EXPECTED RESULTS Console summary plus a timestamped report file. If the tenant is reachable and scopes are consented, PASS: a baseline snapshot is written. If Graph connects to the wrong cloud, the script aborts before reading anything (FAIL with guidance to reconnect as USGov). .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #>

## M365SECG-Remediation.ps1

Purpose: Applies a small set of well-understood Secure Score baseline improvement actions on a Microsoft 365 GCC High tenant via Microsoft Graph US Gov: enable a named Conditional Access policy that requires MFA for a target group, and (optionally) a policy that blocks legacy authentication. Defaults to -WhatIf (preview only) — it changes nothing until you re-run with -Execute. Set your own values for placeholders such as your-pilot-group-name. HOW TO RUN Preview : powershell -ExecutionPolicy Bypass -File .\M365SECG-Remediation.ps1 -PilotGroupName "SEC-Baseline-Pilot" Apply   : powershell -ExecutionPolicy Bypass -File .\M365SECG-Remediation.ps1 -PilotGroupName "SEC-Baseline-Pilot" -Execute (Graph scopes: Policy.ReadWrite.ConditionalAccess, Group.Read.All, Policy.Read.All; connects with -Environment USGov) EXPECTED RESULTS In -WhatIf (default): a preview of each change and NO modification. With -Execute: the named policies are created/updated in report-only or enabled state and scoped to the pilot group. PASS = preview matches your approved change ticket; then execute deliberately. .NOTES White-label — the repeatable way. Defaults to -WhatIf; targets Microsoft Graph US Gov endpoints. #>

How to run: Preview : powershell -ExecutionPolicy Bypass -File .\M365SECG-Remediation.ps1 -PilotGroupName "SEC-Baseline-Pilot" Apply   : powershell -ExecutionPolicy Bypass -File .\M365SECG-Remediation.ps1 -PilotGroupName "SEC-Baseline-Pilot" -Execute (Graph scopes: Policy.ReadWrite.ConditionalAccess, Group.Read.All, Policy.Read.All; connects with -Environment USGov) EXPECTED RESULTS In -WhatIf (default): a preview of each change and NO modification. With -Execute: the named policies are created/updated in report-only or enabled state and scoped to the pilot group. PASS = preview matches your approved change ticket; then execute deliberately. .NOTES White-label — the repeatable way. Defaults to -WhatIf; targets Microsoft Graph US Gov endpoints. #>

## M365SECG-Report.ps1

Purpose: Produces a dated posture report for a Microsoft 365 GCC High tenant suitable for auditors and leadership: Secure Score summary, count of available control profiles, top open improvement actions, Conditional Access inventory, and Gov licensing. Read-only. Writes an HTML and a text report. Set your own values for placeholders such as your-output-folder. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\M365SECG-Report.ps1 -OutputFolder ".\M365SECG-output" (Graph scopes: SecurityEvents.Read.All, Policy.Read.All, Directory.Read.All; connects with -Environment USGov) EXPECTED RESULTS Two report files (HTML + TXT) written to the output folder, each stamped with date and the confirmed USGov environment. PASS when files are written; the console prints the summary. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #>

How to run: powershell -ExecutionPolicy Bypass -File .\M365SECG-Report.ps1 -OutputFolder ".\M365SECG-output" (Graph scopes: SecurityEvents.Read.All, Policy.Read.All, Directory.Read.All; connects with -Environment USGov) EXPECTED RESULTS Two report files (HTML + TXT) written to the output folder, each stamped with date and the confirmed USGov environment. PASS when files are written; the console prints the summary. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #>

## M365SECG-Set-ScopeTargeting.ps1

Purpose: Creates and populates the security group used to scope baseline changes on a Microsoft 365 GCC High tenant (default: the pilot group), and can add members from a supplied list of user principal names. Defaults to -WhatIf (preview only) — it changes nothing until you re-run with -Execute. Set your own values for placeholders such as your-pilot-group-name and your-user-upn. HOW TO RUN Preview : powershell -ExecutionPolicy Bypass -File .\M365SECG-Set-ScopeTargeting.ps1 -GroupName "SEC-Baseline-Pilot" -MemberUpns "user1@your-domain.us","user2@your-domain.us" Apply   : powershell -ExecutionPolicy Bypass -File .\M365SECG-Set-ScopeTargeting.ps1 -GroupName "SEC-Baseline-Pilot" -MemberUpns "user1@your-domain.us" -Execute (Graph scopes: Group.ReadWrite.All, User.Read.All; connects with -Environment USGov) EXPECTED RESULTS In -WhatIf (default): a preview of the group that would be created and the members that would be added, with NO change. With -Execute: the group exists and the listed members are added. PASS = preview matches your intended pilot/wave scope; then execute deliberately. .NOTES White-label — the repeatable way. Defaults to -WhatIf; targets Microsoft Graph US Gov endpoints. #>

How to run: Preview : powershell -ExecutionPolicy Bypass -File .\M365SECG-Set-ScopeTargeting.ps1 -GroupName "SEC-Baseline-Pilot" -MemberUpns "user1@your-domain.us","user2@your-domain.us" Apply   : powershell -ExecutionPolicy Bypass -File .\M365SECG-Set-ScopeTargeting.ps1 -GroupName "SEC-Baseline-Pilot" -MemberUpns "user1@your-domain.us" -Execute (Graph scopes: Group.ReadWrite.All, User.Read.All; connects with -Environment USGov) EXPECTED RESULTS In -WhatIf (default): a preview of the group that would be created and the members that would be added, with NO change. With -Execute: the group exists and the listed members are added. PASS = preview matches your intended pilot/wave scope; then execute deliberately. .NOTES White-label — the repeatable way. Defaults to -WhatIf; targets Microsoft Graph US Gov endpoints. #>

## M365SECG-Validation.ps1

Purpose: Confirms that the security baseline changes you piloted actually took effect on a Microsoft 365 GCC High tenant: expected Conditional Access policies exist and are enabled, they target the named pilot group, and MFA capability is trending up. Read-only. Reports PASS/FAIL per check. Set your own values for placeholders such as your-pilot-group-name. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\M365SECG-Validation.ps1 -PilotGroupName "SEC-Baseline-Pilot" (Graph scopes: Policy.Read.All, Group.Read.All, Directory.Read.All, SecurityEvents.Read.All; connects with -Environment USGov) EXPECTED RESULTS A checklist with PASS or FAIL for each control. Overall PASS when every expected policy is present, enabled, and scoped to the pilot group. Any FAIL points you to 06-troubleshooting. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #>

How to run: powershell -ExecutionPolicy Bypass -File .\M365SECG-Validation.ps1 -PilotGroupName "SEC-Baseline-Pilot" (Graph scopes: Policy.Read.All, Group.Read.All, Directory.Read.All, SecurityEvents.Read.All; connects with -Environment USGov) EXPECTED RESULTS A checklist with PASS or FAIL for each control. Overall PASS when every expected policy is present, enabled, and scoped to the pilot group. Any FAIL points you to 06-troubleshooting. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #>