Digital-Twin & Synthetic-Data Partner/Vendor Integration Framework

Implementation Solution Guide

Version 1.0.0    ·    2026-07-06

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary

Outcome. Partner digital-twin and synthetic-data capabilities — evaluated, integrated, and kept portable — so they are leveraged consistently across programs without vendor lock-in. Instead of one-off, hand-wired integrations that quietly harden into dependencies, each partner capability becomes a swappable component behind a stable, testable contract.

Approach. The framework standardizes the boundary between your environment and any external vendor and applies the house model Assess → Design → Generate/Build → Validate → Expand, pilot-first:

Assess — score candidate vendors on agreed weighted criteria (fidelity, privacy posture,

interoperability, portability, support, cost) with a repeatable scorecard; select on evidence.

Design — declare a target-model interface contract (FHIR / OMOP / native) and isolate

all vendor-specific code to exactly two thin adapters (data-in, data-out); document the exit   path up front.

Generate/Build — run the vendor to produce synthetic output (or execute a twin/scenario)

into an isolated non-production environment, shaped to the target-model contract.

Validate — five explicit pass/fail gates: contract conformance, adapter conformance,

fidelity/coverage, privacy/disclosure-risk, and portability/lock-in. Any failure blocks   expansion and triggers a documented rollback.

Expand — reuse the exact same contract + adapter pattern across domains, programs, and a

second vendor.

Five Python tools operationalize the gates (scorecard, contract validator, adapter conformance checker, privacy validation check, portability/lock-in assessor). They are standard-library-first, safe by default, and make no network calls.

Why it is safe. All integration and validation run in an isolated non-production environment, and no real PHI is ever placed into the shared harness, twin, or AI test environment. Vendor capabilities are integrated at the pattern level — version-specific details are verified against the vendor's documentation, never invented. The privacy and fidelity gates produce evidence; the regulatory and disclosure-risk determinations remain with the organization's privacy, compliance, and legal functions. The result is partner capability that is consistent, contract-defined, portable — and defensible.

# Solution Overview

## What this is

Digital-twin and synthetic-data capabilities frequently arrive from external partners — a synthetic-EHR generator, a hospital-twin simulation platform, a scenario/adversarial data service, or an AI/model framework that consumes synthetic data. Each partner solves a real problem, but integrating them *well* — consistently across programs, and without locking the organization into a single vendor — is the hard part.

This solution is the partner/vendor integration framework for those capabilities. It defines four things and gives you five Python tools to operationalize them:

How to evaluate a digital-twin / synthetic-data vendor against a repeatable scorecard

(fidelity, privacy posture, interoperability, portability, support, cost).

The integration patterns for plugging a vendor into your test harness and AI test

environments — data-in, data-out, and interface/contract patterns — at the architectural    level, so the *shape* of the integration is standard even when the vendor changes.

The data and interface contracts — an explicit schema/interface definition the vendor

output must satisfy and your harness expects — so integrations are testable, not    hand-wired.

The anti-lock-in / portability criteria — the concrete signals (open target models,

exportable artifacts, adapter isolation, exit cost) that keep a partner capability    replaceable.

It is not a build of any specific vendor's product, and it does not invent vendor console internals. Vendors — Synthea-style generators, commercial synthetic-data platforms, hospital-twin engines, AI/model frameworks — are referenced by capability and pattern; anything version-specific is flagged "verify against your version / the vendor's documentation."

## How it works

The framework standardizes the boundary between *your* environment and *any* partner capability, so the vendor becomes a swappable component behind a stable contract instead of a hard dependency woven through your harness.

Target model as the lingua franca. Every integration is expressed against a target

clinical data model / standard — FHIR, OMOP CDM, or the source system's own schema   (see the global requirements). Vendors that emit or accept the target model integrate   cheaply and stay portable; vendors that only speak a proprietary shape are adapted at a   single, isolated boundary and scored down on portability.

One adapter boundary per direction. Vendor-specific code is isolated to a thin

data-in adapter (your reference stats / seeds → the vendor) and a data-out adapter   (the vendor's output → your target model + harness). Your harness and AI test environments   only ever see the target-model contract, never the vendor's native shape.

Contracts are executable. The interface contract (schema + required fields + interface

conventions) and the adapter conformance rules are checked by the included Python tools, so   a vendor either conforms or the integration fails a gate — no silent drift.

Portability is measured, not assumed. A lock-in risk assessor turns the anti-lock-in

criteria into a score and a documented exit path for each vendor.

## Target model

Integrations are authored against a defined target clinical data model / interoperability standard — FHIR R4, OMOP CDM, or the source system's native schema — chosen per the global requirements (Requirement 2). The framework is model-agnostic: you declare the target model once in the integration config, and the contracts, adapters, and validation are expressed relative to it. Where a vendor's native output differs, the data-out adapter maps it to the target model and the conformance checker proves the mapping is complete.

## The deployment model — Assess → Design → Generate/Build → Validate → Expand

This solution follows the house model for every Synthetic solution, applied to *partner integration*:

Assess — inventory candidate vendors and the integration need; score each candidate with

the vendor-evaluation scorecard against your weighted criteria. Produce   Vendor Evaluation – Candidate Set – Assess.

Design — define the target-model interface contract and the two adapter boundaries

(data-in, data-out) for the selected vendor; specify the portability/exit requirements.   Produce Integration Contract – <Vendor Capability> – Design.

Generate/Build — implement the thin adapters and run the vendor to emit synthetic

output (or execute a twin/scenario) into the isolated non-production environment.   Produce Vendor Output – Pilot – v1.

Validate — run the pass/fail gates: contract conformance, adapter conformance,

fidelity/coverage, privacy/validation, and the portability/lock-in score. Produce   Integration Validation – Pilot – v1. Any failed gate blocks expansion and triggers the   documented rollback.

Expand — once the pilot passes all gates, extend the same contract + adapter pattern to

additional domains, programs, or a second vendor — reusing the exact artifact names.

## Benefits

Partner twin / synthetic-data capabilities are leveraged consistently across programs,

not re-integrated one-off each time.

Every integration is contract-defined and testable, so vendor drift is caught at a gate.

Vendors stay portable — a documented exit path and adapter isolation mean a second or

replacement vendor touches only the adapter, not the harness.

Safe by construction — no real PHI in the shared harness/twin/AI test environment; the

isolated environment and privacy gates bound residual disclosure risk.

## Limitations

The framework gives the technical method and evidence; it does not make

regulatory/legal determinations. HIPAA/HITRUST de-identification determinations, IRB /   privacy-office sign-off, and disclosure-risk acceptance are deferred to the   organization's privacy, compliance, and legal functions.

Vendor capabilities are integrated at the pattern level. Version-specific console steps,

API surfaces, and licensing terms must be verified against your version and the vendor's   documentation — this solution never invents them.

Fidelity claims are only as good as the reference available (global Requirement 6);

where real data cannot be used, agreed reference distributions bound what can be asserted.

The tools are standard-library-first engineering aids, not a certified validation suite;

they produce evidence for human decision-makers, not approvals.

# Requirements

These are the solution-specific prerequisites for the partner/vendor integration framework. They build on — and do not repeat — the six category-wide requirements in global-requirements-synthetic.md (a Python data environment; a target clinical data model/standard; an isolated non-production test environment; privacy/governance stakeholders and policy; AI/QA use cases and a pilot scope; read-only minimized reference access for fidelity). Confirm those six first, then verify the following.

Boundary reminder. Vendor capabilities are integrated at the pattern level; version- specific console/API details are verified against the vendor's documentation, never invented. Regulatory/legal determinations are deferred to privacy/compliance/legal. Never place real PHI into the shared harness, twin, or AI test environment.

## 1. A candidate vendor set with obtainable evaluation artifacts

Description: A named set of candidate digital-twin / synthetic-data vendors (or

capabilities) in scope for evaluation, and — for each — access to the artifacts needed to   score them: sample output, a schema/interface description, data-handling documentation, and   export/portability terms.

Why required: The evaluation scorecard and the portability assessor need real inputs per

candidate; scoring on marketing claims alone is not defensible.

How to verify: For each candidate you can produce (a) a small sample of its output, (b)

its documented output schema/interface, and (c) a statement of its export formats and exit   terms.

How to implement if missing: Request evaluation samples and documentation from each

vendor (NDA/eval agreements as needed), or use the vendor's published reference material.   Record what is unavailable — missing evidence is itself a scorecard signal.

## 2. A declared target-model interface contract

Description: The interface contract the integration is authored against: the target

clinical data model (FHIR / OMOP / native — from global Requirement 2), the required   entities/fields in scope, and the interface conventions (file formats, identifiers,   encoding, reference/foreign-key rules).

Why required: The contract is the stable boundary between your harness and any vendor;

the conformance tooling checks vendor output against it. Without a declared contract there   is nothing to validate portability or conformance against.

How to verify: A machine-readable contract file exists (a small JSON, validated by

integration_contract_validator.py) listing target model, entities, required fields, and   interface rules.

How to implement if missing: Author the contract from the target model and in-scope

domains before designing the adapters (Implementation step 2).

## 3. Two isolated adapter boundaries (data-in, data-out)

Description: A place in your architecture to host exactly two thin vendor-specific

adapters — a data-in adapter (your seeds/reference stats → vendor inputs) and a   data-out adapter (vendor output → target-model contract). Vendor-specific code lives   only here; the harness and AI test environments consume only the target-model contract.

Why required: Adapter isolation is what keeps a vendor swappable; scattering vendor SDK

calls through the harness is the primary lock-in failure mode.

How to verify: The harness has a single import path to each adapter and no other module

references the vendor's native shape or SDK directly.

How to implement if missing: Refactor to route all vendor interaction through the two

adapter modules before the pilot integration.

## 4. Evaluation criteria with agreed weights and thresholds

Description: The weighted criteria the organization will score vendors on (fidelity,

privacy posture, interoperability, portability, support, cost, and any program-specific   criteria) with agreed weights and the minimum acceptable thresholds/gates.

Why required: A scorecard is only defensible if the weights and pass thresholds are

agreed before scoring; otherwise selection looks post-hoc.

How to verify: A criteria/weights file exists and is signed off by the technical and

governance stakeholders (global Requirement 4).

How to implement if missing: Facilitate a short weighting workshop; capture weights and

thresholds in the config the scorecard tool reads.

## 5. A privacy/validation reference and disclosure-risk threshold for vendor output

Description: The reference (read-only, minimized real stats or agreed reference

distributions — global Requirement 6) and the disclosure-risk threshold the organization   will hold *vendor-produced* synthetic output to, plus the quasi-identifier set to check.

Why required: The privacy/validation gate must judge partner output by the same

standard as internally generated data; the threshold and quasi-identifiers are governance   decisions, not tool defaults.

How to verify: The quasi-identifier list, reference source, and the numeric threshold

are documented and approved.

How to implement if missing: Agree them with privacy/governance before running the

privacy gate; the tool reports evidence but the acceptance is deferred to those   stakeholders.

## 6. A documented exit/rollback expectation per vendor

Description: For each vendor to be integrated, an agreed expectation of the exit path

(export formats, artifact ownership, contractual portability) and the rollback if a gate   fails (revert to prior vendor/state, quarantine outputs).

Why required: Anti-lock-in is only real if the exit is defined up front; the portability

assessor scores against it and the deployment model requires a rollback at each gate.

How to verify: An exit/rollback note exists per candidate and is referenced by the

portability score.

How to implement if missing: Capture the exit terms during evaluation (Requirement 1)

and the rollback during Design (Implementation step 2).

# Global Requirements — Synthetic Data & AI Test-Enablement Solutions

These requirements apply to every solution in the Synthetic category (synthetic clinical data, hospital-twin simulation, and safe AI test enablement). Verify each before starting a solution's steps.

Safety, vendor & regulatory boundary (applies to every Synthetic solution). These solutions generate and validate synthetic (artificial) data and run in isolated non-production test environments. Never place real Protected Health Information (PHI) into a shared synthetic harness, twin, or AI test environment — where real data is touched at all it is read-only, minimized, and handled under the governing privacy controls. Synthetic-data and digital-twin tools (e.g. Synthea, and commercial platforms) and AI/model frameworks are integrated at the pattern/architectural level; specific vendor console internals are cited or deferred to that vendor's documentation, never invented. Regulatory and legal interpretation (HIPAA/HITRUST de-identification determinations, IRB/privacy-office sign-off, disclosure risk acceptance, and any ITAR/NERC/NRC or contract constraints) is deferred to the organization's privacy, compliance, and legal functions — the solutions provide the technical method and evidence, not legal determinations.

## 1. A Python data/engineering environment

Description: A supported Python environment (e.g. 3.10+) with the standard data toolchain

(data frames, statistics, and the synthetic-data / validation libraries the solution uses).

Why required: The automation and reusable assets are authored in Python (generation,

de-identification, fidelity/utility metrics, scenario runners).

How to verify: Confirm Python + the required packages install and run in the target environment.

How to implement if missing: Provision the environment and install dependencies before starting.

## 2. A target clinical data model / standard

Description: A defined clinical data model or interoperability standard to generate against —

e.g. FHIR, OMOP CDM, or the source system's own schema — plus the fields/domains in scope   (patients, encounters, conditions, medications, labs, vitals, notes, etc.).

Why required: Realistic synthetic data and a credible hospital twin require a target schema and

clinically plausible relationships; validation is measured against it.

How to verify: Confirm the target model/standard and the in-scope domains with the AI/QA teams.

How to implement if missing: Select and document the target model before generating.

## 3. An isolated non-production test environment

Description: A segregated, non-production environment (compute + storage) for the synthetic

harness, hospital twin, and AI test runs — separate from production and from real-PHI systems.

Why required: Safe evaluation of AI solutions before broader adoption depends on isolation; it

also bounds any residual disclosure risk.

How to verify: Confirm the environment is isolated, access-controlled, and not connected to

production PHI stores.

How to implement if missing: Stand up / obtain the isolated environment before running.

## 4. Privacy, governance & compliance stakeholders and policy

Description: The governing privacy, data-governance, and compliance policies and the named

stakeholders (privacy officer, security, and — where real source data or de-identification claims are   involved — IRB/legal) whose requirements the work must satisfy.

Why required: Regulated healthcare data constraints, de-identification acceptance, and enterprise

data governance are policy decisions the technical method must align to, not defaults.

How to verify: Confirm the applicable policies, disclosure-risk threshold, and approvers.

How to implement if missing: Identify the policies and stakeholders before generating or

releasing test data.

## 5. AI/QA use cases and a pilot scope

Description: The AI use cases and QA scenarios the synthetic data / twin must support, and a

pilot scope to validate on before broader rollout.

Why required: Fidelity, coverage, and scenario design are driven by the AI use cases; every

solution follows an Assess → Design → Generate/Build → Validate → Expand model proven on a pilot.

How to verify: Confirm the target AI use cases, evaluation goals, and a named pilot.

How to implement if missing: Elicit the use cases and define the pilot before building the harness.

## 6. Reference/real-data access for fidelity (read-only, minimized)

Description: Where synthetic fidelity/utility must be measured against reality, **read-only,

minimized** access to reference statistics or a governed real dataset (under the privacy controls in   §4) — or agreed reference distributions where real data cannot be used.

Why required: Fidelity and validation assets compare synthetic output to real-world distributions

and relationships; without a reference the claims are unfounded.

How to verify: Confirm the reference source and its access/governance terms.

How to implement if missing: Agree the reference approach (governed real stats vs. published

reference distributions) before validating.

*The deployment model across every Synthetic solution is the same: Assess → Design → Generate/Build → Validate → Expand, with explicit pass/fail (fidelity/privacy) gates and a documented rollback. Automation and reusable assets are delivered as Python — never real PHI is written to a shared harness, twin, or AI test environment.*

# Implementation

Follow these ordered steps to evaluate a digital-twin / synthetic-data vendor, define the integration contract and adapters, run a pilot integration, and validate it against the pass/fail gates before expanding. The flow follows the house model Assess → Design → Generate/Build → Validate → Expand, is pilot-first, and names every artifact with the <Purpose> – <Scope> – <Stage> convention so later steps, testing, and scripts reuse the exact names.

Do this work in the isolated non-production environment (global Requirement 3). Never place real PHI into the shared harness/twin/AI test environment. Every writing tool defaults to dry-run. Version-specific vendor steps: verify against the vendor's documentation.

## Stage 0 — Preconditions

Confirm the six global requirements and the six solution-specific requirements are met.

Record gaps; a missing evaluation artifact or reference is itself an input to scoring.

Author the working config — three small JSON files the tools read:

the evaluation criteria + weights file (Requirement 4; input to the scorecard),

the target-model interface contract file (Requirement 2; validated by

integration_contract_validator.py),

the integration config (target model, adapter paths, environment = non-prod).

Name the config bundle Integration Config – Pilot – v1. Validate the contract file up    front with integration_contract_validator.py --contract ... before proceeding.

## Stage 1 — Assess (evaluate candidate vendors)

For each candidate in the vendor set (Requirement 1), gather the evaluation inputs: a sample

of output, its schema/interface doc, data-handling doc, and export/exit terms. Store them    read-only under the candidate's evaluation folder.

Score every candidate with the scorecard tool (vendor_evaluation_scorecard.py) against the

agreed weighted criteria. Produce Vendor Evaluation – Candidate Set – Assess (a    ranked scorecard with per-criterion scores, the portability sub-score, and any missing-    evidence flags).

Gate A — Selection. Review the ranked scorecard with technical + governance

stakeholders. Select the vendor(s) that clear the agreed thresholds (Requirement 4).    Failing all thresholds → do not proceed; revisit the candidate set. Record the decision on    the Vendor Evaluation – Candidate Set – Assess artifact.

## Stage 2 — Design (contract + adapters + exit)

Author the interface contract for the selected vendor against the target model

(FHIR / OMOP / native): declare entities, required fields, identifier/reference rules, and    interface conventions. Validate the contract file itself with the contract validator    (integration_contract_validator.py --contract ...). Produce    Integration Contract – <Vendor Capability> – Design.

Specify the two adapter boundaries:

data-in adapter — how your seeds / reference stats map to the vendor's inputs,

data-out adapter — how the vendor's native output maps to the target-model contract.

Keep all vendor-specific code in these two modules only (Requirement 3).

Capture the exit path and rollback for this vendor (export formats, artifact ownership,

revert plan). Produce Portability & Exit Plan – <Vendor Capability> – Design. This    feeds the portability assessor and the Validate gates.

## Stage 3 — Generate/Build (run the pilot integration)

Implement the two thin adapters per the Design. Do not reference the vendor's native shape

anywhere outside them.

Run the vendor capability to produce pilot output in the isolated environment — either:

synthetic generation (emit a synthetic dataset against the target model), or

twin/scenario execution (run the hospital-twin/scenario and capture its output).

Route the result through the data-out adapter into the target-model contract. Produce     Vendor Output – Pilot – v1 (target-model-shaped, in the isolated environment only).

## Stage 4 — Validate (the pass/fail gates)

Run each gate on Vendor Output – Pilot – v1. Record results in Integration Validation – Pilot – v1. Any failed gate blocks expansion and triggers the rollback from step 8.

Gate B — Contract conformance. Run integration_contract_validator.py with the

Integration Contract – <Vendor Capability> – Design against the vendor output.     Pass: all required entities/fields present, identifier/reference rules satisfied, no     contract violations. Fail: any missing required field or broken reference.

Gate C — Adapter conformance. Run adapter_conformance_checker.py on the data-in and

data-out adapters with paired input/output fixtures. Pass: round-trip is lossless for     in-scope fields and no vendor-native shape leaks past the adapter. Fail: field loss,     type drift, or a native-shape leak.

Gate D — Fidelity/coverage. Compare the output to the reference (global Requirement 6)

as a documented procedure (see Testing, Test 3): in-scope column distributions vs. the     read-only reference and the required scenario/domain coverage matrix. Pass: in-scope     distributions and required scenario coverage meet the agreed thresholds. Fail: below     threshold on a required metric or coverage gap.

Gate E — Privacy/validation. Run privacy_validation_check.py with the agreed quasi-

identifiers and disclosure-risk threshold (Requirement 5). Pass: no exact real-record     matches, uniqueness/k-anonymity signals within the agreed threshold. Fail: any signal     over threshold. *(Evidence only — acceptance is deferred to privacy/compliance.)*

Gate F — Portability/lock-in. Run portability_lockin_assessor.py against the

Portability & Exit Plan and the contract. Pass: portability score at/above the agreed     minimum, exit path documented and exercised (a test export succeeds). Fail: score below     minimum or no working export.

Gate summary. All of Gates B–F must pass to proceed. Attach the tool outputs to

Integration Validation – Pilot – v1 and obtain the governance sign-off recorded there.

## Stage 5 — Expand

With the pilot passing all gates, extend the same contract + adapter pattern to the

next domain, program, or a second vendor. Reuse the exact artifact names, incrementing the     scope/stage (e.g. Vendor Output – Cardiology – v1, Integration Contract – <Second     Vendor> – Design). Re-run Gates B–F for each expansion.

Maintain a vendor register linking each integrated capability to its contract,

adapters, portability/exit plan, and latest validation — so partner capabilities stay     consistently governed and portable across programs.

# Testing & Validation

These procedures are the pass/fail gates for a partner integration. Run them on Vendor Output – Pilot – v1 (and on each expansion) and record results in Integration Validation – Pilot – v1. Each gate has an explicit expected pass/fail. Privacy and fidelity gates produce evidence; the regulatory/disclosure acceptance is deferred to the organization's privacy, compliance, and legal functions.

All validation runs in the isolated non-production environment. Never load real PHI into the shared harness/twin/AI test environment. The tools are safe-by-default (read-only or dry-run) and produce evidence, not approvals.

## Test 1 — Contract conformance (Gate B)

Purpose: Confirm vendor output satisfies the declared target-model interface contract.

Tool: `integration_contract_validator.py --contract "Integration Contract – <Vendor

Capability> – Design" --data <Vendor Output – Pilot – v1>`

Procedure: Validate required entities, required fields, types, and identifier/reference

(foreign-key) rules against the contract.

Expected — PASS: all required entities/fields present and typed correctly; every

reference resolves; zero contract violations.

Expected — FAIL: any missing required field, wrong type, or unresolved reference. Fix in

the data-out adapter, re-run.

## Test 2 — Adapter conformance / round-trip (Gate C)

Purpose: Confirm the data-in and data-out adapters are lossless for in-scope fields and

that no vendor-native shape leaks past the adapter boundary.

Tool: adapter_conformance_checker.py --direction both --fixtures <paired fixtures>

Procedure: Feed known fixtures through data-in → (vendor) → data-out and compare against

the expected target-model records; scan the output for vendor-native keys.

Expected — PASS: in-scope fields round-trip without loss or type drift; no vendor-native

keys present in the harness-facing output.

Expected — FAIL: any dropped/renamed in-scope field, type drift, or a leaked native key.

## Test 3 — Fidelity & coverage (Gate D)

Purpose: Confirm the vendor output is statistically credible against the reference and

covers the required scenarios/domains.

Procedure (documented comparison): Compare in-scope column distributions of

Vendor Output – Pilot – v1 to the read-only reference (global Requirement 6) — e.g.   category frequencies and numeric summary statistics / divergence — and complete the required   scenario/domain coverage matrix. Record the metrics and the agreed tolerances alongside   the result. (This gate is procedural against your reference rather than a bundled tool, since   the reference and tolerances are organization-specific.)

Expected — PASS: every required distribution within the agreed tolerance and all required

scenarios/domains covered.

Expected — FAIL: any required metric outside tolerance or a coverage gap. Regenerate or

adjust scope; re-run.

## Test 4 — Privacy / disclosure-risk validation (Gate E)

Purpose: Confirm vendor-produced synthetic output does not reproduce real records and its

disclosure-risk signals are within the agreed threshold.

Tool: `privacy_validation_check.py --data <Vendor Output – Pilot – v1> --reference

<read-only reference> --quasi-identifiers <QI list> --k <agreed k>`

Procedure: Check for exact matches against the read-only reference, compute

uniqueness / k-anonymity on the agreed quasi-identifiers, and flag any record below k.

Expected — PASS: zero exact real-record matches; uniqueness/k-anonymity signals within

the agreed threshold.

Expected — FAIL: any exact match or any signal over threshold. Quarantine the output;

escalate to privacy/governance. Acceptance of residual risk is deferred to those   stakeholders — a PASS here is evidence, not a compliance determination.

## Test 5 — Portability / lock-in (Gate F)

Purpose: Confirm the vendor remains replaceable — adapter isolation holds, the exit path

works, and the portability score meets the agreed minimum.

Tool: `portability_lockin_assessor.py --plan "Portability & Exit Plan – <Vendor

Capability> – Design" --contract "Integration Contract – <Vendor Capability> – Design"`

Procedure: Score the anti-lock-in criteria (open target model, exportable artifacts,

adapter isolation, documented exit, exit cost) and exercise a test export of the vendor   output to a portable format.

Expected — PASS: portability score at/above the agreed minimum and the test export

succeeds (output re-loads without vendor tooling).

Expected — FAIL: score below minimum or the export cannot be produced/re-loaded. Improve

adapter isolation / negotiate exit terms before expanding.

## Gate summary & rollback

All of Gates B–F must PASS before expansion (Implementation Stage 5).

A failed gate blocks expansion and triggers the documented rollback (revert to the

prior vendor/state, quarantine Vendor Output – Pilot – v1).

Record every gate result, the tool output, and the governance sign-off in

Integration Validation – Pilot – v1.

# Troubleshooting

Common failure modes when evaluating and integrating partner digital-twin / synthetic-data capabilities, and how to resolve them. All work stays in the isolated non-production environment; never load real PHI into the shared harness/twin/AI test environment.

## Gate A — no candidate clears the selection threshold

Symptom: vendor_evaluation_scorecard.py reports every candidate BELOW-THRESHOLD.

Likely causes: thresholds/weights set too strict; or several candidates scored 0 on

criteria only because evidence was missing (shown in the missing column).

Resolution: First close the *missing-evidence* gaps — request the sample output, schema,

or export terms and re-score (missing evidence is scored as 0 by design). If genuine scores   are still low, revisit the candidate set with governance rather than lowering the agreed   threshold post-hoc.

## Scorecard weights don't sum to 1.0

Symptom: NOTE: weights sum to X; normalizing to 1.0 on stderr.

Cause: the --criteria file weights don't total 1.0.

Resolution: The tool normalizes automatically, but fix the criteria file so the agreed

weights are explicit and auditable — selection defensibility depends on the agreed weights.

## Contract file invalid (before any data)

Symptom: CONTRACT INVALID with messages like "type not in …" or "reference to unknown

entity".

Causes: a field type outside the allowed set (`string, integer, number, boolean, date,

datetime`); a reference pointing at an entity not declared in the contract.

Resolution: Correct the interface-contract JSON. Every referenced entity must be declared,

and every field must use an allowed type. Re-run integration_contract_validator.py --contract   ... until you get CONTRACT OK.

## Gate B FAIL — missing fields or broken references

Symptom: GATE B: FAIL listing missing required fields, wrong types, or

…has no matching <Entity>.<key>.

Cause: the vendor's native output isn't fully mapped to the target model, or referential

integrity is broken in the mapping.

Resolution: Fix the data-out adapter (not the harness): map the missing/renamed

fields, coerce types, and ensure foreign keys resolve. Re-run against Vendor Output – Pilot   – v1. Do not relax the contract to make output pass — that erodes portability.

## Gate C FAIL — vendor-native shape leaking into the harness

Symptom: adapter_conformance_checker.py reports vendor-native leak: [...] or lost/

drifted in-scope fields.

Cause: the adapter is passing vendor-native keys straight through, or dropping/renaming

in-scope fields — the classic lock-in defect.

Resolution: Make the data-out adapter emit only target-model keys; strip vendor-native

keys (and anything prefixed to look native). Restore any lost in-scope fields. Keep the   adapter thin — no business logic. Re-run until GATE C: PASS.

## Gate D — fidelity below tolerance or coverage gaps

Symptom: an in-scope distribution is outside the agreed tolerance, or a required

scenario/domain isn't present.

Causes: vendor configuration/seed doesn't match the reference population; scenario suite

under-specified; or the reference itself is unrepresentative.

Resolution: Re-configure the vendor generation/scenario parameters toward the reference,

or expand the scenario suite for the missing coverage. If the reference is the problem,   agree a better reference or reference distributions with governance (global Requirement 6)   before asserting fidelity.

## Gate E FAIL — exact matches or below-k records

Symptom: privacy_validation_check.py reports exact QI-matches against the reference or

QI groups below k.

Causes: the vendor output memorized/reproduced real records; or quasi-identifier

combinations are too granular (e.g. full ZIP + exact DOB).

Resolution: Quarantine the output. Reduce granularity (generalize QIs), regenerate, and

re-run. Escalate any exact match to privacy/governance. Remember: a PASS is evidence —   the disclosure-risk acceptance is deferred to privacy/compliance/legal, never inferred   from a green result.

Also: ensure --reference points at a read-only, minimized, governed copy — never

load real PHI into the shared harness to run this check.

## Gate F FAIL — low portability score or export won't re-load

Symptom: portability_lockin_assessor.py reports a score below the minimum, a MISSING

criterion, or test export … FAILED to re-load.

Causes: vendor code not isolated to the two adapters; output only available in a

proprietary format; no documented exit; or the exit was never actually exercised.

Resolution: Improve adapter isolation (Gate C), obtain an open export path, and

document the exit/rollback in Portability & Exit Plan – <Vendor Capability> – Design. Then   exercise a real export with --data + --export-out and confirm it re-loads without vendor   tooling. A score that has never produced a working export does not pass.

## A gate passes but the vendor still feels "sticky" across programs

Symptom: integrations work but each new program re-wires the vendor differently.

Cause: the contract + adapter pattern isn't being reused; no central register.

Resolution: Reuse the exact Integration Contract + adapter pattern on every expansion

and maintain the vendor register linking each capability to its contract, adapters,   exit plan, and latest validation (Implementation Stage 5). Consistency across programs is a   governance practice, not an automatic outcome.

## Version drift after a vendor upgrade

Symptom: a previously passing integration starts failing Gate B/C after the vendor updates.

Cause: the vendor changed its native output shape or export behavior.

Resolution: Vendor capabilities are integrated at the pattern level — re-verify the

changed behavior against the vendor's documentation for that version, update the adapter   only, and re-run Gates B–F. Record the verified version. Do not hard-code assumptions about a   vendor's internals.

# Best Practices

Durable practices for integrating partner digital-twin / synthetic-data capabilities so they are leveraged consistently and stay portable.

## Treat the target model as the contract, not the vendor

Author every integration against the declared target model (FHIR / OMOP / native), never

against a vendor's native shape. Your harness and AI test environments should only ever see   the target-model contract.

Keep the interface contract machine-readable and versioned. When it changes, bump the

contract version and re-run Gate B on every integrated vendor.

## Isolate vendor code to exactly two adapters

All vendor-specific code lives in the data-in and data-out adapters — nowhere else.

If a vendor SDK call or native key appears in the harness, that is a lock-in defect; fix it   before it spreads.

Keep adapters thin: map shapes, don't add business logic. Logic in an adapter is logic

you re-implement when you swap vendors.

## Score before you select, and keep the evidence

Agree the weighted criteria and thresholds before scoring (Requirement 4) so selection is

defensible, not post-hoc. Treat *missing evaluation evidence* as a scoring signal, not a   neutral gap.

Re-score periodically. A vendor's fidelity, privacy posture, or portability can drift across

versions — re-run the scorecard at major upgrades.

## Design the exit on day one

Capture the exit path and rollback per vendor during Design, not at renewal time. A

vendor you cannot leave cheaply is a vendor that sets your price.

Exercise the exit — a portability score that has never produced a working export is

aspirational. The portability gate requires a real test export that re-loads without vendor   tooling.

## Hold partner output to your own privacy bar

Judge vendor-produced synthetic data by the **same disclosure-risk threshold and quasi-

identifier checks** as internally generated data. "It's synthetic, from a vendor" is not a   privacy control.

Keep any real reference read-only, minimized, and out of the shared harness. The privacy

gate produces evidence; defer the acceptance to privacy/compliance/legal — never let   a green tool output stand in for a de-identification determination.

## Keep the safety and boundary discipline

Never place real PHI into the shared harness, twin, or AI test environment. Do all

integration and validation in the isolated non-production environment.

Reference vendor capabilities at the pattern level; for anything version-specific, verify

against the vendor's documentation rather than assuming — and record the version you verified.

## Govern the portfolio, not just the pilot

Maintain a vendor register linking each capability to its contract, adapters, portability/

exit plan, and latest validation. This is what makes partner capabilities *consistent across   programs* instead of a set of one-off integrations.

Re-run Gates B–F on every expansion and every vendor upgrade — conformance and portability

are properties to keep, not achieve once.

# Deliverables Summary

What the buyer gets — a self-guided framework for evaluating, integrating, and keeping portable any partner digital-twin / synthetic-data capability, plus five Python tools that operationalize the gates.

## Documentation

Solution Overview — the integration model for external twin/synthetic-data capabilities:

evaluation, integration patterns (data-in / data-out / interface contract), the target-model   contract, portability, and the Assess → Design → Generate/Build → Validate → Expand model.

Requirements Guide — the six solution-specific prerequisites (candidate vendor set,

target-model contract, isolated adapter boundaries, weighted evaluation criteria, privacy   reference/threshold, exit/rollback), each with how to *verify* and *implement*, on top of the   six category-wide requirements.

Implementation Guide — the exact ordered steps: evaluate candidates, design the contract

and two adapters, run a pilot integration, and pass Gates A–F before expanding. Every   artifact named with the <Purpose> – <Scope> – <Stage> convention.

Testing & Validation — the five pass/fail gates (contract, adapter, fidelity/coverage,

privacy, portability) with expected results and rollback.

Best Practices — durable practices for low-lock-in, consistently governed partner

integration.

Troubleshooting — common failure modes and resolutions.

Executive Summary — outcome, approach, and why it is safe.

## The 5 Python tools

vendor_evaluation_scorecard.py — scores candidate vendors against agreed weighted

criteria (fidelity, privacy, interoperability, portability, support, cost), ranks them, and    flags missing evaluation evidence. Produces the Vendor Evaluation – Candidate Set – Assess    scorecard.

integration_contract_validator.py — validates a target-model interface contract

file, and validates vendor output against it (required entities/fields, types,    identifier/reference rules). The Gate B tool.

adapter_conformance_checker.py — checks the data-in / data-out adapters for

lossless round-trip of in-scope fields and detects vendor-native shape leaks past the    adapter boundary. The Gate C tool.

privacy_validation_check.py — checks vendor-produced synthetic output for exact

real-record matches and computes uniqueness / k-anonymity signals on the agreed    quasi-identifiers against a read-only reference. The Gate E tool (evidence only; acceptance    deferred to privacy/compliance).

portability_lockin_assessor.py — scores the anti-lock-in / portability criteria (open

target model, exportable artifacts, adapter isolation, documented + exercised exit, exit    cost) and produces a lock-in risk rating with a documented exit path. The Gate F tool.

*(Gate D — fidelity/coverage — is run as a documented comparison against the reference, per Testing; the criteria/weights, contract, and integration config that the tools above read are plain JSON files you author during Implementation Stage 0.)*

All tools are standard-library-first, run on Python 3.10+, are safe by default (read-only or --dry-run for anything that writes), make no network calls, and never require or write real PHI. They produce evidence for human decision-makers, not approvals.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## adapter_conformance_checker.py

## integration_contract_validator.py

## portability_lockin_assessor.py

## privacy_validation_check.py

## vendor_evaluation_scorecard.py