Endpoint DLP for macOS — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Endpoint DLP for macOS (Microsoft Purview)

Data Loss Prevention programs are often built for Windows and the cloud — and leave Macs as the blind spot. The same sensitive content that is blocked from leaving a Windows PC can walk off a Mac over a USB drive, a browser upload, a network copy, the clipboard, or a print job. That is a compliance gap and a real data-risk exposure. The fix does not require a new product: Microsoft Purview Endpoint DLP already extends to macOS, in the tenant and policy engine you run today.

This solution delivers macOS Endpoint DLP end to end: onboarding Macs into Purview device management (via Intune or Jamf Pro), configuring the shared Endpoint DLP settings, and building a DLP policy that monitors and controls the key egress channels on the Mac — piloted in simulation / test (Audit) first, validated in Activity Explorer, and only then enforced on a controlled scope. It is written for an administrator with no prior macOS Endpoint-DLP experience.

## What you get

A plain-language Solution Overview of how macOS Endpoint DLP works — onboarding, the

system/network extensions and Full Disk Access, the egress channels, and the simulation-first model.

A Requirements Guide with verify / implement-if-missing for every prerequisite (the category

Purview requirements — licensing, roles, toolchain, classification intent, stakeholders, pilot — are   referenced, not repeated).

An Implementation Guide of precise, ordered **Purview + Intune + Security & Compliance

PowerShell steps: onboard the Macs, set Endpoint DLP settings, create the policy in   test/simulation**, pilot, validate, then enforce — each object named, with pass/fail gates and a   one-command rollback.

Five PowerShell scripts for readiness discovery, safe policy creation (-WhatIf, test-mode

only), validation, Activity-Explorer reporting, and an onboarding/scope health check.

Testing and Troubleshooting guides for a confident rollout.

## What this delivers

macOS endpoints onboarded to Purview and watched across cloud/browser upload, USB, network share, clipboard, print, and restricted-app access — audited in simulation, validated with evidence, and enforced (Block) on the channels compliance approves, in waves. The Mac blind spot is closed inside the DLP program you already own.

## The deployment model

Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce) — build onboarding and the policy, prove them silently on a handful of Macs, then enforce and roll out in waves.

## An honest note

macOS Endpoint DLP support is a subset of Windows and is evolving (limited to the three latest major macOS versions); onboarding requires real endpoint work (extension approval + Full Disk Access via MDM). Enforcement is high-impact — hence simulation-first with a documented rollback. Which data is regulated and what must be blocked are compliance, records, and legal determinations; this package provides the technical configuration and the evidence, not the determination — and flags "verify your licensing / tenant / macOS version" wherever availability is plan- or version- dependent.

## Outcome

A macOS fleet inside your Microsoft Purview DLP program — onboarded, monitored across the key egress channels, piloted in simulation, validated, and enforced on a controlled scope: a closed blind spot that is configured, evidenced, and defensible.

# 1. Solution Overview — Endpoint DLP for macOS (Microsoft Purview)

## What this solution is

This solution extends Microsoft Purview Endpoint Data Loss Prevention (Endpoint DLP) to macOS devices. It covers the whole path: onboarding Macs into Microsoft Purview device management, configuring the Endpoint DLP settings and a DLP policy that monitors and controls egress channels on the Mac (cloud/browser upload, USB removable media, network share, clipboard, print, and access by unallowed apps) — piloting the policy in simulation / test mode first, validating what it would catch, and only then moving to enforce on a controlled scope.

Mac endpoints are frequently the blind spot in a DLP program: the same sensitive content that is blocked from leaving a Windows PC can walk out on a Mac over USB, a browser upload, or a network copy. This package closes that gap in Purview, the same tenant and policy engine you already use — no third-party endpoint DLP product.

It is vendor-neutral on the management plane: macOS onboarding is authored for both Microsoft Intune and Jamf Pro at the pattern level, with the Intune path given step-by-step and the Jamf equivalent named and deferred to Jamf's documentation for its console specifics.

## The macOS Endpoint DLP model in one paragraph

Endpoint DLP works by onboarding a device so a management/monitoring agent reports device activity to Microsoft Purview. On macOS this agent relies on macOS system and network extensions, a Full Disk Access grant, and an onboarding package delivered by your MDM (Intune or Jamf). Once a Mac is onboarded and appears in Purview device onboarding, a DLP policy scoped to the Devices (Endpoint) location applies to it. The policy's rules detect sensitive content (by sensitive information type, sensitivity label, or other conditions) and apply endpoint restrictions to egress activities — Audit, Warn/Block with override, or Block. Global behavior (which browsers are approved, which apps are "unallowed", which cloud domains are sensitive/approved, path exclusions) lives in Endpoint DLP settings and is shared by all endpoint policies.

Licensing / plan note (verify your licensing/tenant). Endpoint DLP is part of Microsoft Purview Data Loss Prevention and is licensed with Microsoft 365 E5 / E5 Compliance (or equivalent). macOS Endpoint DLP support and the exact set of monitored activities are evolving and version-dependent — Microsoft supports Endpoint DLP on the three latest major macOS releases. Confirm current macOS support, licensing, and per-activity availability against Microsoft's public documentation and your tenant before relying on any specific control.

## Egress channels this solution targets on macOS

macOS Endpoint DLP can monitor and restrict a subset of the endpoint activities available on Windows. The channels this solution configures (each verify current support for your macOS version):

Cloud / browser upload — uploading sensitive files to a cloud service domain from a browser,

and uploading from an unallowed / non-approved browser. Coverage of service domains and   sensitive service domains on non-Edge browsers (Chrome, Firefox) requires the Microsoft   Purview browser extension; Edge is supported without an add-on.

USB / removable media — copying sensitive files to a USB or other removable drive.

Network share — copying sensitive files to a network share.

Clipboard — copying sensitive content to the clipboard (paste into another app/browser).

Print — printing sensitive files.

Unallowed apps / restricted app groups — access to sensitive files by apps you designate as

restricted (e.g. personal cloud-sync or messaging apps).

For each channel the DLP rule sets an action: Audit (log only — the safe pilot default), Block with override / Warn (user can justify), or Block (hard stop). This solution pilots at Audit / simulation and only tightens to Block after validation.

## What is authored exactly vs deferred

Exact navigation is given for the Microsoft Purview portal (purview.microsoft.com) —

Device onboarding, Endpoint DLP settings, and Data Loss Prevention → Policies — and for   the Intune onboarding path and Security & Compliance PowerShell (Connect-IPPSSession)   automation.

Jamf Pro onboarding is integrated at the pattern level — where a step (deploy onboarding

package, approve system/network extensions, grant Full Disk Access via a PPPC/TCC profile) is a Jamf   console action, this solution names the action and defers the Jamf specifics to Jamf's   documentation.

Records/retention/legal/regulatory determinations — *which* data is regulated, *what* must be

blocked vs merely audited, and *whether* a given activity is permissible — are deferred to the   organization's compliance, privacy, records, and legal functions. This solution delivers the   technical configuration and the evidence, not the policy determination.

Purview is evolving and licensing-dependent — where a control's availability on macOS is

version- or plan-dependent, this package flags "verify your licensing / tenant / macOS version"   rather than asserting it.

## Benefits

Closes the Mac blind spot — the same Purview DLP engine now watches egress on macOS, not just

Windows and cloud.

One policy plane — Macs are governed by DLP policies in the tenant you already run; no separate

endpoint-DLP product.

Safe by construction — every policy is piloted in simulation / test (Audit) first, validated

in Activity Explorer, then enforced — high-impact blocking is never flipped on blind.

Evidenced — Activity Explorer and the provided reporting script show exactly what the policy

would catch (and later, blocks), so the control is defensible.

Automatable & safe — Security & Compliance PowerShell / Graph scripts are read-only or run in

-WhatIf / test mode by default, with no credentials in code.

## Limitations (be honest with buyers)

macOS support is a subset and evolving. Not every Windows Endpoint DLP activity exists on macOS,

and support is limited to the three latest major macOS versions — verify current coverage.

Onboarding is real endpoint work. macOS requires system/network extension approval, **Full

Disk Access, and an onboarding package** via MDM — a misconfigured extension/TCC profile means   the Mac never reports and the policy silently does nothing.

Determinations are not ours. What to block, what is regulated, and whether an activity is allowed

are compliance/records/legal decisions — this package configures and evidences, it does not   decide.

Enforcement is high-impact. A Block rule can interrupt legitimate work — hence **simulation →

Audit → Block** with pass/fail gates and a documented rollback.

## The standard deployment model

Assess the Mac fleet and in-scope data → Design the onboarding + policy + endpoint settings → Configure onboarding and a DLP policy in test/simulation (Audit) → Pilot on a handful of onboarded Macs → Validate in Activity Explorer against pass/fail gates → Expand and only then move rules to Block (enforce) in waves. Pattern: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback.

# 2. Requirements Guide — Endpoint DLP for macOS (Microsoft Purview)

Verify every requirement before configuring. Each entry: Description · Why required · How to verify · How to implement if missing. Category-wide Purview prerequisites (a tenant with the right compliance licensing, least-privilege Purview roles, the Security & Compliance PowerShell / Graph toolchain, in-scope data/classification, compliance/records/privacy/legal stakeholders, and a pilot scope + change control with simulation/test mode) are in global-requirements-purview.md — confirm those first; this guide adds the macOS Endpoint DLP specifics and does not duplicate the six.

Object names used throughout (use verbatim): DLP policy Endpoint DLP - macOS - Pilot (and Endpoint DLP - macOS - Prod); DLP rule macOS Egress - Sensitive Content; macOS onboarding configuration (Intune) Purview DLP - macOS Onboarding; restricted app group (Endpoint DLP settings) macOS - Restricted Apps; approved/sensitive cloud-domain intent recorded in Endpoint DLP settings → Sensitive service domains / Browser and domain restrictions; policy Mode progression TestWithoutNotifications → TestWithNotifications → Enable.

## 2.1 Endpoint DLP licensing (E5 / E5 Compliance) — category G1

Description: The tenant is licensed for Microsoft Purview Data Loss Prevention including Endpoint DLP — Microsoft 365 E5 or the E5 Compliance add-on (or equivalent). Why required: Endpoint DLP is a premium DLP capability; without the plan the Devices location and endpoint restrictions are unavailable. *(Verify your licensing/tenant.)* How to verify: Purview portal → Data Loss Prevention is available and a policy can select the Devices location; M365 admin center shows the subscription/add-on. How to implement if missing: Assign/purchase the required licensing before starting.

## 2.2 Least-privilege Purview / DLP roles (category G2)

Description: An operator in a least-privilege Purview role that can manage DLP — e.g. Compliance Administrator or Compliance Data Administrator / DLP Compliance Management, plus Information Protection where labels are involved. Device onboarding + Activity Explorer viewing require the corresponding compliance roles. Why required: Purview uses fine-grained role groups; creating policies, editing Endpoint DLP settings, and onboarding devices each require the matching role. How to verify: Purview portal → Settings → Roles & scopes / Permissions shows the role membership; the operator can open Data Loss Prevention and Device onboarding. How to implement if missing: Assign the least-privilege role group under change control (Global Administrator only where genuinely required).

## 2.3 Security & Compliance PowerShell + Graph toolchain (category G3)

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the ExchangeOnlineManagement module) and, for the onboarding/health helper, Microsoft Graph PowerShell — signed in as a modern-auth / MFA-capable admin. Why required: The DLP policy/rule automation and reporting run through Security & Compliance PowerShell; the onboarding scope check uses Graph against Intune. How to verify: Connect-IPPSSession and Connect-MgGraph both succeed; DLPMac-Discovery.ps1 runs read-only. How to implement if missing: Install-Module ExchangeOnlineManagement and Install-Module Microsoft.Graph; confirm modern-auth sign-in before running steps.

## 2.4 Supported macOS versions in scope

Description: The target Macs run a supported macOS release — Microsoft supports Endpoint DLP on the three latest major macOS versions *(verify current support)*. Why required: The DLP system/network extensions and monitored activities are tied to supported macOS versions; older releases are unsupported and may not report. How to verify: Confirm the fleet's macOS versions against Microsoft's current supported list; DLPMac-Onboarding-Check.ps1 reports macOS device OS versions from Intune. How to implement if missing: Update Macs to a supported macOS version before onboarding.

## 2.5 An MDM to deliver onboarding (Intune or Jamf Pro)

Description: A managed path to deploy the onboarding package, the system/network extension approvals, and the Full Disk Access (PPPC/TCC) profile to Macs — Microsoft Intune (authored step-by-step) or Jamf Pro (pattern-level, deferred to Jamf docs). Why required: macOS will not load the DLP extensions or grant Full Disk Access silently — these are delivered as MDM configuration profiles; without MDM you cannot reliably onboard at scale. How to verify: Macs are enrolled in Intune (or Jamf) and can receive configuration profiles; DLPMac-Onboarding-Check.ps1 lists managed macOS devices. How to implement if missing: Enroll the Macs in Intune or Jamf first (a separate prerequisite), then return here.

## 2.6 macOS devices onboarded to Microsoft Purview device management

Description: The pilot Macs are onboarded and appear in Purview Device onboarding as reporting devices (this is what makes an endpoint-scoped DLP policy apply to them). Why required: A DLP policy scoped to Devices only affects onboarded devices; an un-onboarded Mac is invisible to Endpoint DLP and the policy silently does nothing on it. How to verify: Purview portal → Settings → Device onboarding → Devices lists the Macs as onboarded/active *(verify the exact portal path for your tenant)*. There is no supported Security & Compliance PowerShell cmdlet that enumerates onboarded devices — confirm in the portal. How to implement if missing: Onboard via Intune (Implementation Phase 1) or Jamf; confirm the Mac reports in device onboarding before scoping the policy.

## 2.7 macOS system/network extension + Full Disk Access approved

Description: The macOS system extension and network (content-filter) extension are approved, and Full Disk Access is granted to the DLP/Defender agent via a PPPC/TCC configuration profile. Why required: Without extension approval and Full Disk Access, the Mac cannot inspect file activity or egress — the agent installs but reports nothing, so the policy appears to "not work". How to verify: On a pilot Mac, System Settings → Privacy & Security shows the extension allowed and Full Disk Access granted; the device reports activity in Activity Explorer after a test action. How to implement if missing: Deploy the system-extension allow-list, network-extension, and PPPC/Full-Disk-Access profiles via Intune (Phase 1) or Jamf; these must be pushed by MDM, not clicked per device, for a silent rollout.

## 2.8 The Microsoft Purview browser extension for non-Edge browsers (cloud egress)

Description: For cloud/service-domain coverage in Chrome / Firefox on macOS, the Microsoft Purview extension is deployed; Microsoft Edge is supported without an add-on. Why required: Sensitive-service-domain and "unallowed browser" controls on non-Edge browsers depend on the extension; without it, uploads via Chrome/Firefox are not evaluated for those controls. How to verify: The extension is present/forced in the target browsers (via Intune/Jamf browser policy); a test upload from Chrome/Firefox is evaluated. How to implement if missing: Force-install the Purview extension in the in-scope browsers, or restrict cloud-egress testing to Edge for the initial pilot.

## 2.9 In-scope sensitive data + classification intent (category G4)

Description: The sensitive content the policy detects — sensitive information types (SITs), sensitivity labels, and/or keyword/EDM conditions — agreed with data owners, and which egress channels matter for the Mac fleet. Why required: A DLP rule keys off *what* is sensitive; without an agreed detection basis the policy either over-triggers (noise) or misses (gap). The classification determination is a governance input. How to verify: A named list of SITs/labels/conditions and the target egress channels exists and is signed off by data owners. How to implement if missing: Work with compliance/data owners to define the detection basis (category G4/G5) before authoring the rule.

## 2.10 Endpoint DLP settings baseline (restricted apps, domains, exclusions)

Description: The tenant-wide Endpoint DLP settings relevant to macOS — restricted app groups (macOS - Restricted Apps), sensitive/approved service domains, browser & domain restrictions, and file-path exclusions — are reviewed and set to the pilot intent. Why required: These global settings are shared by all endpoint DLP policies; they control which browsers/apps/domains the rules act on. Wrong exclusions = false negatives; missing restricted-app groups = the app rule can't reference them. How to verify: Purview portal → Data Loss Prevention → Endpoint DLP settings reflects the intended app groups, domains, and exclusions; DLPMac-Validation.ps1 flags a rule that references a group not present. How to implement if missing: Configure the settings in Implementation Phase 2 before enabling the rule's app/domain restrictions.

## 2.11 Pilot scope + change control with simulation/test mode (category G6)

Description: A small pilot set of onboarded Macs, a change-control window, and use of the DLP policy's test/simulation mode (TestWithoutNotifications → TestWithNotifications) before Enable (enforce). Endpoint DLP blocking is high-impact. Why required: Every Purview solution follows Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce); a Block rule can interrupt legitimate work, so it is validated in simulation/Audit first. How to verify: A named pilot Mac set, an approval window, and the policy created in a test mode (not Enable) exist; DLPMac-Discovery.ps1 reports each endpoint policy's Mode. How to implement if missing: Define the pilot and agree change control; create the policy in TestWithoutNotifications first (Implementation Phase 3).

__________________________________________________

## Checklist

Endpoint DLP licensing (E5 / E5 Compliance) confirmed (2.1 / category G1)

Least-privilege Purview/DLP role on the operator (2.2 / category G2)

Security & Compliance PowerShell + Graph toolchain working (2.3 / category G3)

Fleet on a supported macOS version (three latest major) (2.4)

MDM (Intune or Jamf) able to deliver onboarding + profiles (2.5)

Pilot Macs onboarded and visible in Purview device onboarding (2.6)

System/network extension approved + Full Disk Access granted (2.7)

Purview browser extension deployed for Chrome/Firefox cloud egress (2.8)

In-scope SITs/labels/conditions + target egress channels agreed (2.9 / category G4)

Endpoint DLP settings baseline (restricted apps, domains, exclusions) set (2.10)

Pilot scope + change control + policy in test/simulation mode (2.11 / category G6)

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — Endpoint DLP for macOS (Microsoft Purview)

Follow these steps in order. The Microsoft Purview portal, the Intune onboarding path, and the Security & Compliance PowerShell automation are given click-by-click / cmdlet-exact. Jamf Pro onboarding is named and deferred to Jamf's documentation for its console specifics. Category Purview prerequisites (licensing, roles, toolchain, classification intent, stakeholders, pilot/change control) are assumed confirmed (Requirements + global-requirements-purview.md).

Consoles used:

Microsoft Purview portal — https://purview.microsoft.com (Device onboarding, Endpoint DLP

settings, Data Loss Prevention → Policies)

Microsoft Intune admin center — https://intune.microsoft.com (macOS onboarding + extension /

Full Disk Access profiles)

Jamf Pro — deferred to Jamf documentation for the equivalent profiles

Security & Compliance PowerShell — Connect-IPPSSession

Model: Onboard the Macs, configure the endpoint settings, create the DLP policy in test/simulation (Audit), pilot on a few onboarded Macs, validate in Activity Explorer, then move rules to Block (enforce) in waves. Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce).

Artifact names (use verbatim): onboarding config (Intune) Purview DLP - macOS Onboarding; DLP policy Endpoint DLP - macOS - Pilot (later Endpoint DLP - macOS - Prod); DLP rule macOS Egress - Sensitive Content; restricted app group macOS - Restricted Apps.

Risk + rollback (read first): Endpoint DLP Block actions can interrupt legitimate work (blocked USB copy, blocked upload, blocked print). This solution therefore creates the policy in TestWithoutNotifications (silent simulation / Audit) and only advances to Enable after validation. Rollback: set the policy Mode back to TestWithoutNotifications (or Disable) to stop enforcing immediately (Set-DlpCompliancePolicy -Mode); un-scope by removing the Devices location; fully stop by disabling the policy. Onboarding is reversible by off-boarding the device in Purview / removing the MDM profiles. Regulatory/records/legal determinations remain with the relevant governance functions — this guide configures the technical control.

__________________________________________________

## Phase 1 — Onboard macOS devices to Microsoft Purview

### Step 1 — Get the macOS onboarding package from Purview

Purview portal → Settings → Device onboarding *(verify the exact path for your tenant; the

onboarding blade has moved between the compliance portal and the new Purview portal)*.

Choose macOS and the deployment method — Intune or Jamf — and **download the

onboarding package** (a configuration payload / .mobileconfig / onboarding blob).

Note that onboarding for Endpoint DLP on macOS uses the same device-onboarding pipeline as Microsoft

Defender for Endpoint; if MDE is already deployed on the Mac, the extensions may be shared —    verify against current Microsoft guidance for your tenant.

### Step 2 — Deploy onboarding + required profiles via Intune

Create these in Intune → Devices → macOS → Configuration (name the onboarding one Purview DLP - macOS Onboarding) and assign to the pilot Mac group:

Onboarding package — upload the payload from Step 1 as a configuration profile (custom /

.mobileconfig).

System extension — a System Extensions profile that allows the DLP/Defender extension

(team identifier / bundle IDs per Microsoft's macOS deployment docs).

Network extension — a content-filter / network extension profile so egress can be inspected.

Full Disk Access (PPPC/TCC) — a Privacy Preferences Policy Control profile granting **Full

Disk Access** to the agent so it can see file activity.

(Optional) Background/Notifications profiles per Microsoft's macOS guidance.

Assign all profiles to the pilot Mac group and let them apply.

Jamf path (deferred): deploy the same four payloads — onboarding package, System Extensions allow, Content Filter / network extension, and PPPC (Full Disk Access) — via Jamf Configuration Profiles. The payload contents are Microsoft's; the Jamf console steps are deferred to Jamf's docs.

### Step 3 — Confirm the Macs are onboarded

Purview portal → Settings → Device onboarding → Devices — the pilot Macs appear as

onboarded/active *(verify path)*.

On a pilot Mac, System Settings → Privacy & Security shows the extension allowed and **Full

Disk Access** granted.

Run DLPMac-Onboarding-Check.ps1 — it reports managed macOS devices, OS versions, and whether

the onboarding/extension configuration profiles are present in Intune.

Pass/fail gate: at least the pilot Macs are onboarded and show the extension + Full Disk Access.

Do not proceed until Macs report — a policy on an un-onboarded Mac does nothing.

__________________________________________________

## Phase 2 — Configure Endpoint DLP settings (shared, tenant-wide)

### Step 4 — Set the Endpoint DLP settings baseline

Purview portal → Data Loss Prevention → Endpoint DLP settings. Review/set (to the pilot intent agreed with data owners — determinations remain theirs):

Restricted apps and app groups — create the app group macOS - Restricted Apps listing the

macOS apps you want to restrict access to sensitive files (e.g. personal cloud-sync / messaging    apps, by bundle ID/name). The DLP rule references this group.

Browser and domain restrictions to sensitive data — set unallowed browsers (so sensitive

files can't upload via non-approved browsers) and confirm Microsoft Edge is the approved browser;    deploy the Purview browser extension for Chrome/Firefox (Requirement 2.8).

Sensitive service domains — define the service domain groups (approved vs sensitive) that

the cloud-egress control acts on.

File path exclusions (macOS) — add any macOS paths to exclude from monitoring (to cut noise),

being careful not to exclude paths that would create a gap.

These settings are shared by every endpoint DLP policy — change them under change control. DLPMac-Validation.ps1 flags a rule that references the macOS - Restricted Apps group if the group is absent.

__________________________________________________

## Phase 3 — Create the DLP policy in simulation/test (Audit) mode

### Step 5 — Create the endpoint-scoped DLP policy (test mode)

Portal path: Purview → Data Loss Prevention → Policies → Create policy → choose the data

categories/custom, name it Endpoint DLP - macOS - Pilot, and select the Devices location    only (turn off Exchange/SharePoint/OneDrive/Teams for this Mac-focused pilot).

On Policy mode, choose Run the policy in simulation mode (optionally with policy tips off) —

this is the TestWithoutNotifications mode: it audits/simulates without user-visible tips or    blocks.

Automation (preferred, safe): run DLPMac-Set-Policy.ps1 — default -WhatIf (previews the

New-DlpCompliancePolicy / New-DlpComplianceRule it would run); add -Commit to create the    policy in `TestWithoutNotifications` and the rule with Audit endpoint restrictions:

New-DlpCompliancePolicy -Name 'Endpoint DLP - macOS - Pilot' -EndpointDlpLocation All -Mode TestWithoutNotifications

The script never creates the policy in Enable mode — enforcement is a deliberate later step.

### Step 6 — Add the egress rule (Audit actions first)

In the policy, Create rule macOS Egress - Sensitive Content.

Conditions: content is sensitive — the agreed SIT(s) / sensitivity label(s) / conditions

(Requirement 2.9).

Endpoint restrictions (start at Audit): set each in-scope channel to Audit for the pilot:

Upload to a cloud service / access by unallowed browser → Audit

Copy to a USB removable device → Audit

Copy to a network share → Audit

Copy to clipboard → Audit

Print → Audit

Access by restricted apps (macOS - Restricted Apps) → Audit

*(Only include channels supported on your macOS version — verify current support.)*

Save the rule. DLPMac-Set-Policy.ps1 -Commit creates this rule with Audit restrictions via

New-DlpComplianceRule -EndpointDlpRestrictions — never Block on first creation.

### Step 7 — Confirm the policy is scoped and in test mode

Run DLPMac-Discovery.ps1 — it lists the endpoint-scoped policy, confirms **Mode =

TestWithoutNotifications** (flags anything in Enable), and lists the rule's egress restrictions.

Run DLPMac-Validation.ps1 — confirms the policy targets Devices, is in a test mode, and

the rule includes the intended channels + references a present restricted-app group.

Pass/fail gate: policy exists, Devices-scoped, Mode = TestWithoutNotifications, rule

present with Audit actions. Do not advance until this passes.

__________________________________________________

## Phase 4 — Pilot, validate, then enforce

### Step 8 — Drive test activities on a pilot Mac and validate

On an onboarded pilot Mac, perform benign test egress with **non-production test content that

matches the SIT** (e.g. a file with dummy test data): copy to USB, copy to a network share, upload    from a browser, copy to clipboard, print, open with a restricted app.

Purview portal → Activity Explorer (or run DLPMac-Report.ps1, which uses

Export-ActivityExplorerData) — the simulated/audited Endpoint DLP events for the Mac appear    with the activity, app, and matched rule.

Pass/fail gate (simulation): every driven channel produces an audited event attributed to

Endpoint DLP - macOS - Pilot / macOS Egress - Sensitive Content, and no unexpected volume of    false positives. If a channel produces nothing, revisit onboarding/extensions (Phase 1) or the    channel's macOS support before enforcing.

### Step 9 — Advance to notifications, then enforce (Block) — deliberately, in scope

Only after Step 8 passes and compliance/records/legal sign off the enforcement intent:

TestWithNotifications — move the policy to test with policy tips so pilot users see

warnings (still no block): Set-DlpCompliancePolicy -Identity 'Endpoint DLP - macOS - Pilot' -Mode    TestWithNotifications. Confirm tips appear on the Mac; gather user feedback.

Enforce selectively — change the rule's chosen channels from Audit to Block (or

Block with override / Warn) for the channels compliance approved, and set the policy to    Enable: Set-DlpCompliancePolicy -Identity 'Endpoint DLP - macOS - Pilot' -Mode Enable.    Start with the highest-risk, lowest-friction channel (often USB) rather than all at once.

Re-run DLPMac-Report.ps1 — confirm blocks/overrides are recorded as intended.

Rollback if needed: Set-DlpCompliancePolicy -Mode TestWithoutNotifications (back to silent

simulation) reverts enforcement immediately on next sync.

### Step 10 — Expand to production in waves

Create the production twin Endpoint DLP - macOS - Prod (or widen the pilot policy's onboarded

scope), starting again in TestWithoutNotifications for the newly onboarded Macs.

Onboard production Macs in waves (Phase 1) so each wave is validated in simulation before it is

enforced.

Re-run DLPMac-Validation.ps1 and DLPMac-Report.ps1 after each wave; only advance the mode

once the wave passes.

__________________________________________________

### Order of operations

Onboard Macs (Intune/Jamf: package + system/network extension + Full Disk Access) → confirm onboarded → Endpoint DLP settings (restricted apps, domains, exclusions) → create DLP policy Devices-scoped in TestWithoutNotifications → add egress rule with Audit actions → discovery/validation confirm test mode → drive test activities + validate in Activity Explorer → TestWithNotifications → enforce (Block) selected channels on Enable → expand in waves (each starting in simulation)

# 5. Testing Guide — Endpoint DLP for macOS (Microsoft Purview)

Run after the Macs are onboarded and the DLP policy is created in test/simulation (Audit) mode (Implementation Phases 1–3), and again after each mode advance and expansion wave. Back each test with DLPMac-Discovery.ps1 / DLPMac-Validation.ps1 / DLPMac-Report.ps1 and the Purview portal. Use non-production test content that matches the in-scope SIT — never real regulated data.

## Test 1 — Macs are onboarded and reporting

Do: Run DLPMac-Onboarding-Check.ps1; Purview portal → Settings → Device onboarding → Devices. Expected: The pilot Macs appear onboarded/active; the system/network extension is allowed and Full Disk Access is granted on the device.

## Test 2 — DLP policy is Devices-scoped and in test/simulation mode

Do: Run DLPMac-Discovery.ps1. Expected: Endpoint DLP - macOS - Pilot exists, targets the Devices (Endpoint) location only, and Mode = TestWithoutNotifications (not Enable). Anything already in Enable is flagged for review.

## Test 3 — The egress rule is present with the intended channels

Do: Run DLPMac-Validation.ps1. Expected: Rule macOS Egress - Sensitive Content exists with the agreed conditions (SIT/label) and the intended egress restrictions (cloud/browser, USB, network share, clipboard, print, restricted apps), all at Audit for the pilot; the referenced restricted-app group macOS - Restricted Apps exists.

## Test 4 — USB / removable media egress is audited

Do: On a pilot Mac, copy a test file (matching the SIT) to a USB drive. Expected: An audited Endpoint DLP event for copy to removable media appears in Activity Explorer / DLPMac-Report.ps1, attributed to the policy + rule. No block yet (Audit mode).

## Test 5 — Network-share copy is audited

Do: Copy the test file to a mounted network share. Expected: An audited "copy to network share" event is recorded for the Mac.

## Test 6 — Cloud / browser upload is audited

Do: Upload the test file from an approved browser (Edge) and, if the Purview extension is deployed, from Chrome/Firefox to a sensitive service domain. Expected: An audited cloud-egress / unallowed-browser event appears. (If Chrome/Firefox produce nothing, confirm the Purview browser extension — Requirement 2.8.)

## Test 7 — Clipboard and print are audited

Do: Copy sensitive test content to the clipboard (and paste elsewhere); print the test file. Expected: Audited clipboard and print events are recorded (subject to current macOS support for those channels).

## Test 8 — Restricted-app access is audited

Do: Open the test file with an app listed in macOS - Restricted Apps. Expected: An audited "access by restricted app" event is recorded.

## Test 9 — Notifications appear in TestWithNotifications

Do: After passing Tests 4–8, advance the policy to TestWithNotifications (Set-DlpCompliancePolicy -Mode TestWithNotifications) and repeat one egress action. Expected: A policy tip / notification appears to the user on the Mac; still no block.

## Test 10 — Enforcement blocks the selected channel(s)

Do: After compliance/legal sign-off, set the chosen channel(s) to Block and the policy to Enable; repeat the action for an enforced channel and for a non-enforced one. Expected: The enforced channel is blocked (or blocked-with-override) and recorded; non-enforced channels remain audited. DLPMac-Report.ps1 shows the block/override events.

## Test 11 — Rollback reverts enforcement

Do: Set the policy back to TestWithoutNotifications and repeat the previously-blocked action. Expected: The action is no longer blocked (silent simulation restored) on next sync — confirming the documented rollback works.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Onboarding pass | Tests 1–3 pass (Macs onboarded/reporting; policy Devices-scoped in test mode; rule present) |
| Simulation pass | Tests 4–8 pass (each in-scope channel produces an audited event on the Mac) |
| Enforcement pass | Tests 9–11 pass (notifications, then Block on selected channels, and rollback all behave as intended) |

Do not enforce (Block / Enable) until the Simulation pass gate is green and compliance/records/ legal have signed off the enforcement intent. Re-run Tests 4–8 in simulation for every expansion wave before advancing that wave's mode.

# 6. Troubleshooting Guide — Endpoint DLP for macOS (Microsoft Purview)

Symptom → likely root cause → fix. Use DLPMac-Discovery.ps1 (policy scope + Mode + egress restrictions), DLPMac-Validation.ps1 (pass/fail on scope + mode + channels), DLPMac-Report.ps1 (Activity Explorer evidence), and DLPMac-Onboarding-Check.ps1 (Intune-side onboarding/extension health) to confirm before and after each fix. Where a control's availability on macOS is version- or plan-dependent, verify against current Microsoft guidance / your licensing / tenant rather than assuming.

## A. Onboarding

### A Mac never shows any DLP activity (policy "does nothing")

Mac not onboarded. Endpoint DLP only affects onboarded devices. Fix: confirm the Mac in

Purview → Settings → Device onboarding → Devices; run DLPMac-Onboarding-Check.ps1 to confirm   the onboarding profile is deployed in Intune; onboard it (Implementation Phase 1) if absent.

System / network extension not approved. Without the approved extension the agent can't inspect

egress. Fix: deploy the System Extensions allow + network/content-filter profile via MDM;   on the Mac, System Settings → Privacy & Security should show the extension allowed.

Full Disk Access not granted. The agent can't see file activity without it. Fix: deploy the

PPPC/TCC (Full Disk Access) profile via Intune/Jamf; verify it is granted on the Mac. These must   be pushed by MDM, not clicked per device, for a silent rollout.

### Onboarding package deployed but the Mac still isn't "active"

Profiles not assigned / not yet applied. Fix: confirm all four payloads (onboarding, system

extension, network extension, Full Disk Access) are assigned to the pilot Mac group and have   applied; force an MDM sync; re-check DLPMac-Onboarding-Check.ps1.

Unsupported macOS version. Support is the three latest major releases. Fix: update macOS;

the onboarding check flags clearly old majors (verify the current supported list).

MDE pipeline conflict / duplication. macOS DLP shares onboarding with Defender for Endpoint.

Fix: if MDE is already present, don't double-deploy conflicting extensions — verify the shared   configuration against current Microsoft guidance for your tenant.

## B. Policy scope / mode

### The policy exists but nothing is audited on Macs

Policy not scoped to Devices. A policy on Exchange/SharePoint/etc. won't touch endpoints. Fix:

DLPMac-Validation.ps1 FAILs if the Devices (Endpoint) location is missing — add it (or recreate   with -EndpointDlpLocation All via DLPMac-Set-Policy.ps1).

Policy Disabled. Fix: DLPMac-Discovery.ps1 reports Enabled; enable the policy.

No rule / rule has no endpoint restrictions. Fix: confirm macOS Egress - Sensitive Content

exists with endpoint restrictions (DLPMac-Discovery.ps1 lists them); add the channels at Audit.

### The policy is unexpectedly blocking users

Policy is in Enable (enforcing) prematurely. Fix (immediate rollback):

Set-DlpCompliancePolicy -Identity 'Endpoint DLP - macOS - Pilot' -Mode TestWithoutNotifications —   reverts to silent simulation on next sync. DLPMac-Validation.ps1 FAILs when a pilot policy is   enforcing unexpectedly.

A channel was set to Block instead of Audit. Fix: set the channel's action back to Audit

in the rule; only Block after the simulation gate passes and compliance signs off.

## C. Channel coverage

### Cloud/browser upload isn't caught

Non-Edge browser without the Purview extension. Service-domain controls on Chrome/Firefox

need the Microsoft Purview browser extension; Edge is native. Fix: force-install the extension   (Requirement 2.8), or test cloud egress from Edge for the initial pilot.

Sensitive service domains / browser restrictions not set. These live in Endpoint DLP settings.

Fix: configure Sensitive service domains and Browser and domain restrictions (Step 4).

### A specific channel (clipboard / print / network share) produces no events

Channel not supported on that macOS version, or not enabled in the rule. macOS supports a

subset of Windows channels and it evolves. Fix: confirm the channel is in the rule   (DLPMac-Validation.ps1 WARNs if an expected channel is missing) and verify current macOS support   before concluding it's broken.

### Restricted-app control does nothing

`macOS - Restricted Apps` group missing or empty. The rule's app control acts on the group in

Endpoint DLP settings. Fix: create/populate the group (by bundle ID/name); DLPMac-Validation.ps1   notes the dependency.

## D. Reporting / evidence

### `DLPMac-Report.ps1` returns no events

No activity driven / not yet propagated. Endpoint events can lag. Fix: drive a test action

with SIT-matching test content, wait, and re-run; widen with -Days 30.

Role lacks Activity Explorer export. Fix: ensure the operator has the compliance role that

permits Export-ActivityExplorerData.

Filter field names drifted. The script retries without the workload filter; if still empty,

verify current Activity Explorer field names against Microsoft guidance and review in the portal.

### Events show but none are tagged macOS

Platform field absent/normalised differently. Fix: the report notes this; confirm the device

platform in Activity Explorer directly (filter by device) rather than relying on the platform tag.

## E. Determinations (not a technical fix)

"Should this be blocked / is this regulated?" These are **compliance, records, privacy, and

legal determinations, not endpoint-configuration questions. Fix:** route to the relevant   governance function; this solution configures and evidences the control once they decide.

__________________________________________________

## Escalation checklist

DLPMac-Onboarding-Check.ps1 — Macs managed, supported macOS, onboarding/extension/PPPC profiles present?

Purview portal → Device onboarding — do the Macs show onboarded/active? (No cmdlet for this.)

DLPMac-Discovery.ps1 — policy Devices-scoped, Mode = a test mode, rule egress restrictions listed?

DLPMac-Validation.ps1 — PASS on scope + mode + intended channels + restricted-app group present?

DLPMac-Report.ps1 — driven test activity appears as audited events attributed to the policy/rule?

Still stuck → capture the symptom and verify current Microsoft guidance for macOS Endpoint DLP

support (version + channel + licensing) in your tenant before any fleet-wide change; keep enforcement    in TestWithoutNotifications until resolved.

# 7. Best Practices — Endpoint DLP for macOS (Microsoft Purview)

Field-proven recommendations for a safe, defensible macOS Endpoint DLP rollout.

## Design

Simulation first, always. Create every endpoint policy in TestWithoutNotifications

(silent simulation / Audit). Blocking macOS egress is high-impact — validate what a policy *would*   catch before it interrupts anyone. Advance TestWithoutNotifications → TestWithNotifications →   Enable deliberately, one gate at a time.

Scope the Mac pilot by onboarding, not by guesswork. Endpoint DLP applies to onboarded

devices; control the pilot by onboarding only the pilot Macs first, and keep the policy on the   Devices location only so you're testing macOS behavior in isolation.

Let compliance decide *what*, you deliver *how*. Which content is regulated, what must be blocked

vs merely audited, and whether an activity is permissible are compliance/records/privacy/legal   determinations. Configure and evidence the control; don't invent the policy.

Detect on agreed signals. Base rules on the SITs/labels/conditions data owners signed off —

not a reflexive "block everything". Over-broad detection creates noise that buries real events.

## Onboarding

Push the extensions and Full Disk Access by MDM — never per device. The macOS **system

extension, network extension, and Full Disk Access (PPPC/TCC) must arrive as MDM profiles   (Intune or Jamf). A single missing profile means the Mac onboards but reports nothing** — the   quietest, most dangerous failure mode.

Verify onboarding before you trust the policy. Confirm each pilot Mac in Purview **device

onboarding and drive a test activity that shows up in Activity Explorer before** assuming the   policy works. Run DLPMac-Onboarding-Check.ps1 to confirm the profiles are deployed.

Reuse the Defender pipeline where present. macOS Endpoint DLP shares onboarding with Microsoft

Defender for Endpoint; if MDE is already deployed the extensions may be shared — verify against   current Microsoft guidance for your tenant rather than double-deploying.

Stay on supported macOS. Support is limited to the three latest major macOS versions — keep

the fleet current, and re-verify channel support after a major macOS release.

## Policy and endpoint settings

Keep Endpoint DLP settings and rules in lockstep. The rule's app restriction references the

macOS - Restricted Apps group and its cloud control references your service-domain groups — if the   group/domain settings drift, the rule acts on the wrong thing. Run DLPMac-Validation.ps1 on   every change.

Mind the browser boundary. Edge is covered natively; **Chrome/Firefox need the Purview

extension** for service-domain controls. If the extension isn't deployed, either deploy it or scope   cloud-egress testing to Edge and say so — don't assume silent coverage.

Exclude paths with intent. File-path exclusions cut noise but can create gaps; document each

exclusion and why. Never exclude a path that would let regulated content leave unseen.

## Operations

Pilot on a few, then wave. Prove onboarding + simulation on a handful of Macs, pass the gates,

then expand in waves — each new wave starts in simulation before its mode advances.

Enforce the highest-risk, lowest-friction channel first. USB copy is often the cleanest first

Block; add channels one at a time, watching DLPMac-Report.ps1 for false positives and override   patterns.

Know the one-command rollback. Set-DlpCompliancePolicy -Mode TestWithoutNotifications reverts

enforcement to silent simulation immediately on next sync. Rehearse it so an over-blocking incident   is a 30-second fix, not a fire drill.

Watch overrides and false positives. A channel with many user overrides (Block-with-override) or

false positives is a signal the detection or the channel choice needs tuning — treat it as data, not   noise.

## Automation & security

Run read-only first, -WhatIf before -Commit. DLPMac-Discovery / DLPMac-Validation /

DLPMac-Report / DLPMac-Onboarding-Check are read-only; DLPMac-Set-Policy.ps1 defaults to   -WhatIf and, even with -Commit, only ever creates the policy in test/simulation mode —   enforcement stays a manual, deliberate Set-DlpCompliancePolicy step.

Least privilege, no secrets. Connect with the least Purview/Graph scopes each task needs

(Connect-IPPSSession interactively; Graph read scopes for the onboarding check); never place   credentials, tokens, or secrets in scripts or source control.

Evidence is the deliverable. Export Activity Explorer results (via DLPMac-Report.ps1) as the

audit trail that the control exists and works — this is what makes the macOS DLP posture   defensible to auditors and regulators.

# 8. Deliverables Summary — Endpoint DLP for macOS (Microsoft Purview)

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | The macOS Endpoint DLP model, onboarding (Intune/Jamf), the egress channels, simulation-first rollout, what's exact vs deferred |
| 2. Requirements Guide | Every macOS Endpoint DLP prerequisite with Verify / Implement-if-missing (category Purview GRs referenced, not duplicated) |
| Global Requirements (Purview) | Category-wide Purview prerequisites, published once |
| 3. Implementation Guide | Exact, ordered Purview + Intune + Security & Compliance PowerShell steps: onboard macOS, endpoint DLP settings, DLP policy in test/simulation, pilot, validate, enforce; each object named, pass/fail gates + rollback |
| 5. Testing Guide | Validation procedures with pass/fail gates (onboarding → simulation → enforcement) |
| 6. Troubleshooting Guide | Onboarding, extension/Full-Disk-Access, policy-scope, channel-coverage, and enforcement issues by symptom → root cause |
| 7. Best Practices | Field-proven recommendations for a safe, defensible macOS DLP rollout |

## PowerShell scripts (Security & Compliance PowerShell / Microsoft Graph)

| Script | What it does | Safety |
| --- | --- | --- |
| DLPMac-Discovery.ps1 | Endpoint DLP readiness: lists DLP policies scoped to the Devices location, each policy's Mode (flags anything in Enable), and each rule's endpoint egress restrictions; advises verifying macOS onboarding in the portal | Read-only (Connect-IPPSSession) |
| DLPMac-Set-Policy.ps1 | Creates the endpoint-scoped DLP policy in `TestWithoutNotifications` (simulation) and the macOS Egress - Sensitive Content rule with Audit endpoint restrictions; idempotent by name; never creates in Enable | Default -WhatIf; -Commit to write (test mode only) |
| DLPMac-Validation.ps1 | Validates the policy targets Devices, is in a test/simulation mode, and the rule includes the intended egress channels and references a present restricted-app group | Read-only |
| DLPMac-Report.ps1 | Exports Endpoint DLP activity from Activity Explorer (Export-ActivityExplorerData) for the Mac fleet — audited/blocked egress events by activity, app, and rule — the evidence trail | Read-only |
| DLPMac-Onboarding-Check.ps1 | Scope/health helper (Graph): reports managed macOS devices + OS versions from Intune and whether the onboarding / extension / Full-Disk-Access configuration profiles are present; defers definitive onboarding status to the Purview portal | Read-only (Connect-MgGraph) |

## What the buyer receives

This implementation guide as a branded Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process: Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce).

## Outcome

macOS endpoints brought into the Microsoft Purview DLP program: onboarded, watched across the key egress channels (cloud/browser, USB, network share, clipboard, print, restricted apps), piloted in simulation, validated in Activity Explorer, and enforced on a controlled scope — a closed Mac blind spot that is configured, evidenced, and defensible, with regulatory/records/ legal determinations left to the relevant governance functions.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## DLPMac-Discovery.ps1

Purpose: Assesses whether the tenant is ready for macOS Endpoint DLP: enumerates DLP compliance policies scoped to the DEVICES (Endpoint) location, reports each policy's Mode and FLAGS any that are already in Enable (enforcing) rather than a test/simulation mode, and lists each rule's endpoint egress restrictions (cloud/USB/network-share/clipboard/print/restricted-apps). Read-only against Security & Compliance PowerShell — makes no changes. macOS device onboarding status is verified in the Purview portal (no supported cmdlet enumerates onboarded devices). HOW TO RUN powershell -ExecutionPolicy Bypass -File .\DLPMac-Discovery.ps1 PowerShell 5.1+ or 7+. Requires the ExchangeOnlineManagement module; connects with Connect-IPPSSession (interactive modern auth). No credentials are stored in this script. EXPECTED RESULTS A list of endpoint-scoped DLP policies with Mode (TestWithoutNotifications / TestWithNotifications / Enable), a WARNING on any policy already enforcing, and each rule's endpoint restrictions. Confirm macOS devices are onboarded in Purview -> Settings -> Device onboarding before relying on any endpoint policy. .NOTES Purview category — macOS Endpoint DLP. Read-only. Endpoint DLP is E5/E5-Compliance and macOS support is version-dependent — verify your licensing/tenant/macOS version. > [CmdletBinding()] param( [string]$PolicyNameFilter = 'Endpoint DLP - macOS' )

How to run: powershell -ExecutionPolicy Bypass -File .\DLPMac-Discovery.ps1 PowerShell 5.1+ or 7+. Requires the ExchangeOnlineManagement module; connects with Connect-IPPSSession (interactive modern auth). No credentials are stored in this script. EXPECTED RESULTS A list of endpoint-scoped DLP policies with Mode (TestWithoutNotifications / TestWithNotifications / Enable), a WARNING on any policy already enforcing, and each rule's endpoint restrictions. Confirm macOS devices are onboarded in Purview -> Settings -> Device onboarding before relying on any endpoint policy. .NOTES Purview category — macOS Endpoint DLP. Read-only. Endpoint DLP is E5/E5-Compliance and macOS support is version-dependent — verify your licensing/tenant/macOS version. > [CmdletBinding()] param( [string]$PolicyNameFilter = 'Endpoint DLP - macOS' )

## DLPMac-Onboarding-Check.ps1

Purpose: Helps confirm the macOS onboarding prerequisites for Endpoint DLP are in place: reports managed macOS devices and their OS versions from Intune (are they on a supported release?), and lists macOS configuration profiles that look like the onboarding / system-extension / network-extension / Full-Disk-Access (PPPC) payloads this solution requires. Read-only against Microsoft Graph. NOTE: definitive Endpoint DLP onboarding status lives in the Purview portal (Settings -> Device onboarding) — there is no supported cmdlet for it; this is a management-plane health check, not a substitute for the portal confirmation. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\DLPMac-Onboarding-Check.ps1 PowerShell 5.1+/7+. Requires the Microsoft Graph PowerShell SDK; connects with delegated read scopes: DeviceManagementManagedDevices.Read.All, DeviceManagementConfiguration.Read.All. No secrets. EXPECTED RESULTS A count of managed macOS devices with OS-version breakdown (flags anything below the three-latest support window heuristically), and a list of macOS config profiles matching onboarding/extension/ PPPC name patterns. Then confirm the Macs appear onboarded in the Purview portal. .NOTES Purview category — macOS Endpoint DLP. Read-only. macOS supported for the three latest major releases — verify the current supported version list against Microsoft guidance. > [CmdletBinding()] param( [string]$ProfileNamePattern = 'onboard|defender|dlp|purview|extension|full disk|pppc|content filter' )

How to run: powershell -ExecutionPolicy Bypass -File .\DLPMac-Onboarding-Check.ps1 PowerShell 5.1+/7+. Requires the Microsoft Graph PowerShell SDK; connects with delegated read scopes: DeviceManagementManagedDevices.Read.All, DeviceManagementConfiguration.Read.All. No secrets. EXPECTED RESULTS A count of managed macOS devices with OS-version breakdown (flags anything below the three-latest support window heuristically), and a list of macOS config profiles matching onboarding/extension/ PPPC name patterns. Then confirm the Macs appear onboarded in the Purview portal. .NOTES Purview category — macOS Endpoint DLP. Read-only. macOS supported for the three latest major releases — verify the current supported version list against Microsoft guidance. > [CmdletBinding()] param( [string]$ProfileNamePattern = 'onboard|defender|dlp|purview|extension|full disk|pppc|content filter' )

## DLPMac-Report.ps1

Purpose: Pulls Endpoint DLP events from Activity Explorer via Export-ActivityExplorerData so you can see exactly what the macOS DLP policy is catching in simulation (audited egress) and, after enforcement, what it is blocking/overriding — by activity, application, and matched rule. This is the audit evidence that the control exists and works. Read-only — makes no changes. HOW TO RUN Last 7 days:  powershell -ExecutionPolicy Bypass -File .\DLPMac-Report.ps1 Wider window: ... -Days 30 -OutputCsv .\macos-dlp-activity.csv PowerShell 5.1+/7+. Requires ExchangeOnlineManagement; connects via Connect-IPPSSession (Activity Explorer export requires the appropriate compliance role). No credentials in script. EXPECTED RESULTS A summary of Endpoint DLP activities for the period (grouped by activity type and, where available, platform), and — with -OutputCsv — a CSV of the raw events for the audit file. Empty results usually mean no matching activity yet, macOS not onboarded, or the policy not in scope. .NOTES Purview category — macOS Endpoint DLP. Read-only. Export-ActivityExplorerData paging/filters evolve — verify field names against current Microsoft guidance if a filter returns nothing. > [CmdletBinding()] param( [int]$Days = 7, [string]$OutputCsv, [int]$PageSize = 5000 )

How to run: Last 7 days:  powershell -ExecutionPolicy Bypass -File .\DLPMac-Report.ps1 Wider window: ... -Days 30 -OutputCsv .\macos-dlp-activity.csv PowerShell 5.1+/7+. Requires ExchangeOnlineManagement; connects via Connect-IPPSSession (Activity Explorer export requires the appropriate compliance role). No credentials in script. EXPECTED RESULTS A summary of Endpoint DLP activities for the period (grouped by activity type and, where available, platform), and — with -OutputCsv — a CSV of the raw events for the audit file. Empty results usually mean no matching activity yet, macOS not onboarded, or the policy not in scope. .NOTES Purview category — macOS Endpoint DLP. Read-only. Export-ActivityExplorerData paging/filters evolve — verify field names against current Microsoft guidance if a filter returns nothing. > [CmdletBinding()] param( [int]$Days = 7, [string]$OutputCsv, [int]$PageSize = 5000 )

## DLPMac-Set-Policy.ps1

Purpose: Creates the two objects this solution relies on, SAFELY: (1) a DLP compliance policy scoped to the DEVICES (Endpoint) location in TestWithoutNotifications (silent simulation / Audit) — it is NEVER created in Enable/Block; and (2) a DLP compliance rule ('macOS Egress - Sensitive Content') whose macOS egress channels (cloud upload, USB removable media, network share, clipboard, print, restricted apps) are set to AUDIT. Idempotent: skips objects that already exist by name. Default -WhatIf previews the cmdlets; pass -Commit to create (still test-mode only). Enforcement (Block / Enable) is a deliberate, separate Set-DlpCompliancePolicy step per the Implementation Guide. HOW TO RUN Preview (default):  powershell -ExecutionPolicy Bypass -File .\DLPMac-Set-Policy.ps1 Create (test mode): ... -Commit -SensitiveInformationType 'Credit Card Number' PowerShell 5.1+/7+. Requires ExchangeOnlineManagement; connects via Connect-IPPSSession (interactive modern auth). No credentials are stored in this script. EXPECTED RESULTS The policy 'Endpoint DLP - macOS - Pilot' exists in Mode=TestWithoutNotifications and the rule 'macOS Egress - Sensitive Content' exists with Audit endpoint restrictions. Validate with DLPMac-Validation.ps1; drive test activity and review DLPMac-Report.ps1 before enforcing. .NOTES Purview category — macOS Endpoint DLP. Default -WhatIf; -Commit creates in TEST mode only, never Enable. macOS channel support is version-dependent — verify current support before enforcing. > [CmdletBinding(SupportsShouldProcess=$true)] param( [string]$PolicyName   = 'Endpoint DLP - macOS - Pilot', [string]$RuleName     = 'macOS Egress - Sensitive Content', [string]$SensitiveInformationType = 'Credit Card Number',   # replace with the agreed SIT(s) [string]$RestrictedAppGroup       = 'macOS - Restricted Apps', [switch]$Commit )

How to run: Preview (default):  powershell -ExecutionPolicy Bypass -File .\DLPMac-Set-Policy.ps1 Create (test mode): ... -Commit -SensitiveInformationType 'Credit Card Number' PowerShell 5.1+/7+. Requires ExchangeOnlineManagement; connects via Connect-IPPSSession (interactive modern auth). No credentials are stored in this script. EXPECTED RESULTS The policy 'Endpoint DLP - macOS - Pilot' exists in Mode=TestWithoutNotifications and the rule 'macOS Egress - Sensitive Content' exists with Audit endpoint restrictions. Validate with DLPMac-Validation.ps1; drive test activity and review DLPMac-Report.ps1 before enforcing. .NOTES Purview category — macOS Endpoint DLP. Default -WhatIf; -Commit creates in TEST mode only, never Enable. macOS channel support is version-dependent — verify current support before enforcing. > [CmdletBinding(SupportsShouldProcess=$true)] param( [string]$PolicyName   = 'Endpoint DLP - macOS - Pilot', [string]$RuleName     = 'macOS Egress - Sensitive Content', [string]$SensitiveInformationType = 'Credit Card Number',   # replace with the agreed SIT(s) [string]$RestrictedAppGroup       = 'macOS - Restricted Apps', [switch]$Commit )

## DLPMac-Validation.ps1

Purpose: Confirms the pilot policy is configured correctly and SAFELY: that 'Endpoint DLP - macOS - Pilot' targets the DEVICES (Endpoint) location, is in a TEST/SIMULATION mode (TestWithoutNotifications or TestWithNotifications) rather than Enable, that its rule includes the intended macOS egress channels, and that any restricted-app control references a named app group. Emits PASS/FAIL/WARN lines and an overall gate. Read-only — makes no changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\DLPMac-Validation.ps1 Optionally: ... -PolicyName 'Endpoint DLP - macOS - Pilot' -ExpectEnforcing:$false PowerShell 5.1+/7+. Requires ExchangeOnlineManagement; connects via Connect-IPPSSession. No secrets. EXPECTED RESULTS PASS when the policy is Devices-scoped, in a test mode, and the rule covers the intended egress channels. FAIL if it is enforcing unexpectedly, not Devices-scoped, or missing channels. Use the gate before advancing the policy mode. .NOTES Purview category — macOS Endpoint DLP. Read-only. Verify macOS channel support for your version. > [CmdletBinding()] param( [string]$PolicyName = 'Endpoint DLP - macOS - Pilot', [string]$RuleName   = 'macOS Egress - Sensitive Content', [string[]]$ExpectedChannels = @('CloudEgress','RemovableMedia','NetworkShare','CopyPaste','Print','UnallowedApps'), [switch]$ExpectEnforcing   # set only when you have intentionally moved to Enable )

How to run: powershell -ExecutionPolicy Bypass -File .\DLPMac-Validation.ps1 Optionally: ... -PolicyName 'Endpoint DLP - macOS - Pilot' -ExpectEnforcing:$false PowerShell 5.1+/7+. Requires ExchangeOnlineManagement; connects via Connect-IPPSSession. No secrets. EXPECTED RESULTS PASS when the policy is Devices-scoped, in a test mode, and the rule covers the intended egress channels. FAIL if it is enforcing unexpectedly, not Devices-scoped, or missing channels. Use the gate before advancing the policy mode. .NOTES Purview category — macOS Endpoint DLP. Read-only. Verify macOS channel support for your version. > [CmdletBinding()] param( [string]$PolicyName = 'Endpoint DLP - macOS - Pilot', [string]$RuleName   = 'macOS Egress - Sensitive Content', [string[]]$ExpectedChannels = @('CloudEgress','RemovableMedia','NetworkShare','CopyPaste','Print','UnallowedApps'), [switch]$ExpectEnforcing   # set only when you have intentionally moved to Enable )