Exchange Online DLP — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Exchange Online DLP in Microsoft Purview

## The problem

Email is the top channel through which sensitive data leaves an organization — a list of card numbers or national IDs attached to a message, a *Confidential* contract forwarded to an outside party, a spreadsheet sent to a personal address. Left unaddressed, outbound email carrying regulated or classified data is both a compliance gap and a direct data-risk exposure, and by default there may be nothing inspecting it before it leaves.

## The solution

This solution delivers Microsoft Purview Data Loss Prevention (DLP) for Exchange Online end to end. It inventories what already exists, then authors one Exchange DLP policy with rules covering the core email scenarios — sensitive information to external recipients (warned at low volume, blocked at high volume), sensitivity-labeled mail to external recipients (encrypted), and sensitive information to internal recipients (audited) — each keyed to your sensitive content (sensitive information types and/or sensitivity labels) and to the right recipient scope, with a trusted-partner exception so sanctioned business flows are not disrupted, and policy tips that guide the sender at the moment of *Send*. Crucially, every rule is piloted in simulation/test mode first — it records what it *would* do without blocking or encrypting anyone — validated on a small sender ring, and only then moved to enforce.

## How it works — the model

The delivery follows a disciplined, repeatable model with an explicit pass/fail gate at each step:

Assess → Design → Configure → Pilot (simulation) → Validate → Expand (enforce).

Because a DLP block stops a real message and an encrypt action changes how it is delivered, nothing is enforced until it has been proven, in simulation, to match the right mail and act only on the right content — with a one-command rollback available at all times.

## What you get

A complete document set: Overview, Requirements, an ordered Implementation guide, Testing (pass/fail

gates), Troubleshooting, Best Practices, and this summary.

Five PowerShell tools (Security & Compliance PowerShell) — discovery, configuration (simulation,

-WhatIf first, writes gated by -Commit), validation, reporting, and scope/health — all   read-only or preview by default, with no credentials in code.

A defensibility evidence pack: proof of what was configured, that each scenario was validated in

simulation before enforcement, and that enforcement behaves as designed.

## Scope and boundaries

DLP is licensing-dependent (advanced conditions/actions and message encryption may require

Microsoft 365 E5 / E5 Compliance and enabled Purview Message Encryption) and the Purview portal   evolves — capability availability and exact paths/parameters are verified against your   licensing/tenant, never assumed.

Exchange DLP coexists with Exchange mail-flow (transport) rules; overlaps are reconciled so the

two controls do not conflict.

Regulatory, records, and legal determinations — which data is sensitive, which scenarios must be

blocked versus audited, whether a recipient domain is trusted, and whether a message is a violation —   remain with your compliance, security, records, privacy, and legal functions. This solution   provides the technical method and the evidence, not the determination.

## The bottom line

Unmonitored outbound email becomes a monitored, then enforced control set in Microsoft Purview — configured, piloted in simulation, validated, and defensible.

# Solution Overview — Exchange Online DLP in Microsoft Purview

## What this solution delivers

Email is the single most common channel through which sensitive data leaves an organization. A credit-card list pasted into a message, a spreadsheet of national IDs attached and sent to a personal address, a *Confidential*-labeled contract forwarded to an outside party — every one of those is an outbound email that today may leave with nothing watching it. Microsoft Purview Data Loss Prevention (DLP) for Exchange Online closes that gap: it inspects messages in the transport pipeline against your sensitive content and can notify, warn (with override), encrypt, or block the message before it leaves — and it can show the sender a policy tip explaining why, at the moment they hit *Send*.

This solution walks a competent-but-novice administrator through a complete, repeatable Exchange Online DLP deployment:

Discover what already exists — inventory any DLP policies already scoped to Exchange, how they

interact with Exchange mail-flow (transport) rules, which sensitive information types (SITs) and    sensitivity labels are available to key on, and the current policy modes.

Design the policy — decide, with your compliance/security stakeholders, *which* sensitive

content matters (SITs, sensitivity labels), *which* recipient scope is risky (external vs internal,    trusted-partner domains), and *which* action each scenario takes (notify / warn / encrypt /    block).

Author one Exchange Online DLP policy with a small set of rules covering the core scenarios —

sensitive content to external recipients, sensitivity-labeled mail to external recipients,    internal visibility — piloted in simulation/test mode first so nothing is blocked until you have    validated it, and with policy tips configured for user guidance.

Validate, then enforce and expand — prove in simulation that each rule *sees* the right mail and

*would* act on the right content, then move the rules from simulation to enforce, one scenario    at a time, with an explicit pass/fail gate and a documented rollback at every step.

The result turns unmonitored outbound email into a monitored, then enforced control set on Exchange Online — configured, piloted, validated, and defensible in Microsoft Purview.

## What Exchange Online DLP is (and is not)

It is the application of Purview Data Loss Prevention to the Exchange location — inspecting

message content, attachments, and properties in the transport pipeline and taking a rule action   (notify, policy tip, allow-with-override, encrypt, block, incident report) when a message matches   your conditions.

It is not the same thing as an Exchange mail-flow (transport) rule. Both act on mail in

transport and *both can coexist*, but Purview DLP is authored in the Purview compliance surface   (policies + rules over the whole M365 estate), evaluates alongside transport rules, and is the   strategic home for content-based data-loss control. This solution uses Purview DLP; it flags   where transport-rule interaction matters (see 06-troubleshooting.md).

It is not a substitute for your SharePoint/OneDrive/Teams/Endpoint DLP — Exchange is **one

location. A single DLP policy *can* span multiple locations; this solution focuses on the   Exchange** location.

It is licensing-dependent. Baseline DLP for Exchange is broadly available, but advanced

capabilities (some conditions/classifiers, simulation reporting depth, certain encryption actions)   can require Microsoft 365 E5 or the E5 Compliance add-on, and the portal is evolving —   verify capability availability and exact portal paths/cmdlet parameters against your   licensing/tenant rather than assuming (see global-requirements-purview.md §1).

## The scenarios this solution controls

Each is an email condition the DLP policy can detect and, in a rule, Notify (policy tip), Warn with override, Encrypt, or Block:

| Scenario | What the rule keys on |
| --- | --- |
| Sensitive info → external (high volume) | A message containing a sensitive information type (e.g. credit card, national ID) above a chosen instance count, sent to recipients outside the organization. |
| Sensitive info → external (low volume) | The same, at a lower instance count — usually warn with policy tip / allow override rather than hard block. |
| Labeled mail → external | A message (or attachment) carrying a sensitivity label such as *Confidential*, sent externally — often encrypt or block. |
| Sensitive info → internal | Sensitive content sent to internal recipients — usually audit / notify for visibility, not block. |
| Trusted-partner exception | Recipient domains you explicitly trust are treated as an exception so sanctioned business flows are not blocked. |

Policy tips. When a rule is configured to notify the sender, Exchange can display a policy tip in Outlook (desktop/web) at compose time — explaining the issue and, where configured, offering override with business justification or report false positive. Policy tips are a user-education control, not just an enforcement control. Verify tip behavior per Outlook client in your tenant.

## Simulate first — this is a high-impact control

A DLP block action stops a real message from being delivered. A mis-scoped rule can block legitimate business email mid-flow. Therefore every policy in this solution is deployed in simulation/test mode first. Exchange Online DLP policies support four modes — Enable (enforce), Disable (off), TestWithNotifications (simulate *and* show policy tips), and TestWithoutNotifications (simulate silently). In a Test mode the policy evaluates and records what it *would* do without blocking or encrypting anyone — validated on a pilot sender scope, and only then moved to Enable. Verify the exact mode names/behavior in your tenant (the portal wording evolves).

Determinations are not yours to make. *Which* data is sensitive, *which* scenarios must be blocked versus merely audited, *whether* a given message is a policy violation, and *whether* a recipient domain is "trusted" are compliance / security / privacy / legal determinations — this solution delivers the technical configuration and the evidence, not the determination (see global-requirements-purview.md §5).

## The standard deployment model

Every step follows the same repeatable model, with an explicit pass/fail gate between phases:

Assess → Design → Configure → Pilot (simulation/test) → Validate → Expand (enforce).

Assess — confirm licensing, least-privilege roles, in-scope sensitive content (SITs/labels), the

recipient-scope decisions, the pilot sender scope, and compliance/security stakeholder sign-off.

Design — decide which scenarios notify vs warn vs encrypt vs block, name every

policy/rule/object, define the trusted-partner exception, and set the pilot scope.

Configure — build the policy and its rules in simulation/test mode, with policy tips.

Pilot — run in simulation on the pilot senders; confirm each scenario is seen and *would* act.

Validate — run the pass/fail gates in 05-testing.md.

Expand — move rules from simulation to enforce and widen scope only after the gate passes;

roll back per 03-implementation.md if a gate fails.

## What's in the box

This overview, a Requirements guide, an ordered Implementation guide, Testing

(pass/fail gates), Troubleshooting, Best Practices, and a Deliverables Summary +   Executive Summary.

Five PowerShell tools (Security & Compliance PowerShell via Connect-IPPSSession): a

Discovery inventory of existing Exchange-scoped DLP config, transport-rule interaction, SITs and   labels, and current modes; a Configure/Remediation helper that builds the policy + rules in   simulation (`-WhatIf` first, writes gated by `-Commit`); a Validation checker; a   Reporting rollup of DLP rule matches / policy-tip / block events; and a scope/health helper —   read-only or `-WhatIf` by default; no credentials in code.

Sources. Microsoft Learn — *Learn about data loss prevention*, *Create and deploy data loss prevention policies* (conditions, actions, simulation mode), *Data loss prevention policy tips reference*, *DLP policy conditions and actions for Exchange*, and the Security & Compliance PowerShell reference for *-DlpCompliancePolicy / *-DlpComplianceRule / Get-DlpSensitiveInformationType. DLP capability is licensing-dependent and the Purview portal is evolving — verify capability availability, portal paths, and cmdlet parameters against your licensing/tenant rather than assuming.

# Requirements — Exchange Online DLP in Microsoft Purview

Confirm every prerequisite below before you configure anything. Category-level prerequisites (tenant, compliance licensing model, least-privilege roles, Security & Compliance PowerShell / Graph toolchain, in-scope data sources, compliance/privacy/legal stakeholders, pilot scope + change control) are in global-requirements-purview.md — reference them; they are not repeated here. The items below are the ones specific to Exchange Online DLP: the content to key on, the recipient-scope decisions, policy tips, transport-rule interaction, and the pilot sender scope.

Each requirement is written as Description · Why · Verify · Implement if missing.

__________________________________________________

## R1. DLP-capable licensing for Exchange, assigned to in-scope senders

Description: Licensing that includes Data Loss Prevention for Exchange Online. Baseline DLP is broadly available, but advanced conditions/classifiers, deeper simulation reporting, and some encryption actions can require Microsoft 365 E5 or the E5 Compliance add-on. Message encryption actions additionally depend on Microsoft Purview Message Encryption (OME) / Azure Rights Management being enabled. Why: DLP is plan-gated at the advanced tier, and the encrypt action will not be available unless message encryption is enabled in the tenant. Verify: Microsoft 365 admin center → Billing → Licenses confirms the SKU/add-on; in the Purview portal, Data Loss Prevention exposes the Exchange email location. Confirm message encryption is enabled (Get-IRMConfiguration / Get-OMEConfiguration) before relying on an encrypt action. Cross-check advanced features against the *Microsoft Purview service description* — verify against your licensing/tenant. Implement if missing: Acquire/assign the required SKU/add-on and enable Purview Message Encryption before authoring encrypt rules.

## R2. Least-privilege roles for DLP authoring (and mail-flow awareness)

Description: The least-privilege roles, mapped to named people:

Compliance Administrator or Compliance Data Administrator (or the **DLP Compliance

Management** role group) to author the DLP policy and rules.

Read access to Exchange mail-flow (transport) rules (e.g. an Exchange **View-Only Organization

Management** role) so you can see how existing transport rules interact with DLP.

Global Administrator only where genuinely required (e.g. first-time service enablement or

enabling message encryption). Why: Purview uses fine-grained role groups; DLP authoring and Exchange mail-flow administration are distinct duties and should not be over-granted to one account. Verify: Purview portal → Roles & scopes / Permissions confirms the DLP role membership; Connect-IPPSSession succeeds and Get-DlpCompliancePolicy returns. DLPEXO-Discovery.ps1 reports the DLP and transport-rule signals it can read. Implement if missing: Assign the least-privilege role for each duty under change control.

## R3. In-scope sensitive content — sensitive information types and/or sensitivity labels

Description: The sensitive content the rules will match — sensitive information types (built-in such as *Credit Card Number*, *U.S. Social Security Number (SSN)*, or custom SITs / EDM / trainable classifiers) and/or sensitivity labels (e.g. *Confidential*) already published and in use — that define *what* triggers each rule, plus the intended instance count / confidence thresholds. Why: A DLP rule acts on content that matches a condition; without SITs or labels to match, the rule has nothing to key on (or would apply to *all* mail, which is rarely intended). Verify: Purview → Data classification → Sensitive info types lists the SITs; Information Protection → Labels shows published labels. DLPEXO-Discovery.ps1 -IncludeSensitiveTypes inventories both. Confirm the *count/confidence* thresholds with your data owners. Implement if missing: Select/adopt the needed SITs (and confidence/count thresholds) and, where you will key on labels, confirm the sensitivity labels are published. Regulatory applicability of a given SIT is a compliance determination — not a technical default.

## R4. Recipient-scope decision (external vs internal, trusted-partner domains)

Description: A documented decision on which recipient scope is risky — typically external (outside the organization) is the primary concern, with internal handled for visibility — and an explicit list of trusted-partner domains to treat as an exception so sanctioned business flows (e.g. an outsourced payroll processor) are not blocked. Why: DLP rules key off recipient scope; blocking *all* external mail containing a SIT is usually too broad, and a missing partner exception will block legitimate business the moment you enforce. Verify: Confirm the external/internal scope and the trusted-partner domain list in writing with compliance/security. Whether a domain is "trusted" is a business/compliance determination, captured here, not chosen by the administrator. Implement if missing: Capture the recipient-scope decision and the partner-domain exception list before authoring the rules that reference them.

## R5. Per-scenario action decision (notify / warn / encrypt / block) — agreed with stakeholders

Description: A documented decision, per scenario (sensitive→external high volume, sensitive→external low volume, labeled→external, sensitive→internal), of the intended action — Notify (policy tip), Warn with override / business justification, Encrypt, or Block — agreed with compliance / security (and privacy/legal where the action affects users or business partners). Why: The action is a policy decision, not a technical default; encrypting or blocking a message has real operational and business impact and must reflect enterprise policy, not the administrator's preference. Verify: Confirm the per-scenario action matrix in writing before you move any rule from simulation to enforce. Implement if missing: Capture the decision with the relevant owners; until then, deploy notify / simulation only. (See global-requirements-purview.md §5.)

## R6. Policy-tip and notification plan

Description: The policy-tip and notification design: the custom policy-tip text shown to senders in Outlook, whether senders may override (with/without business justification) or report a false positive, whether the sender and/or a compliance mailbox / admin receive an email notification, and whether an incident report is generated. Why: Policy tips and notifications are the user-education and evidence layer; a block with no explanation generates tickets and workarounds, and an unrecorded match yields no evidence. Verify: Confirm the tip text, override options, and notification/incident-report recipients with stakeholders. Verify policy-tip rendering per Outlook client (desktop/web/mobile) in your tenant — tip support varies by client. Implement if missing: Draft the tip text and notification/override plan before authoring the rules; a compliance mailbox for notifications/incident reports should exist first.

## R7. Transport-rule (mail-flow) interaction reviewed

Description: A review of existing Exchange mail-flow (transport) rules — especially any that already block, redirect, encrypt, or add headers based on content or recipient — so the new DLP policy does not duplicate, conflict with, or be pre-empted by them (e.g. a transport rule that already deletes a message before DLP evaluates it, or two controls both stamping encryption). Why: DLP and transport rules coexist and both act in transport; overlap causes confusing double-actions or silent pre-emption that looks like "DLP isn't working." Verify: Review transport rules (Get-TransportRule, or Exchange admin center → Mail flow → Rules). DLPEXO-Discovery.ps1 flags transport rules that reference content/encryption/block actions for you to review. Determining which control owns a given behavior is a design decision — capture it. Implement if missing: Reconcile overlaps before enforcing DLP — decide which control owns each behavior and remove/adjust the duplicate.

## R8. A named pilot sender scope and change control (simulation/test first)

Description: A named pilot sender scope (a mail-enabled security group of pilot senders, e.g. SG-DLPEXO-Pilot, used at the rule level via a sender condition) and agreement to run the policy in simulation/test mode first (TestWithNotifications / TestWithoutNotifications), under a change-control process, before any enforcing, tenant-wide rollout. Why: DLP block/encrypt actions are high-impact; simulation scoped to a small sender ring proves the scenarios are seen and the rules *would* act without disrupting real mail flow, and lets you tune before enforcing. Verify: Confirm the pilot group exists, that simulation/test mode is used, and a change window/approval path. DLPEXO-ScopeHealth.ps1 reports the pilot group and the policy's current scope and mode. Implement if missing: Define the pilot group, deploy in simulation, and agree change control before enabling enforcement.

Note on Exchange location scope. In Purview DLP, the Exchange location is generally scoped as All (all mailboxes); a *pilot* is achieved by (a) running the policy in a Test/simulation mode and (b) scoping the rules to the pilot sender group (a sender/From member of condition), then widening the rule scope as you expand. Verify the exact scoping parameters in your tenant — they evolve.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# Implementation Guide — Exchange Online DLP in Microsoft Purview

This is the ordered, do-it-in-this-sequence guide. It follows the standard model — Assess → Design → Configure → Pilot (simulation/test) → Validate → Expand (enforce) — with every object named, an explicit pass/fail gate at each phase, and a rollback for each change. Do not skip the simulation phase; DLP block/encrypt actions are high-impact.

Named objects used throughout (rename to your convention, but be consistent):

| Object | Name used here |
| --- | --- |
| DLP policy (pilot) | DLPEXO-Pilot |
| DLP policy (production, post-pilot) | DLPEXO-Exchange |
| Sensitive → external, high volume rule | DLPEXO-Rule-Ext-Block |
| Sensitive → external, low volume rule | DLPEXO-Rule-Ext-Notify |
| Labeled mail → external rule | DLPEXO-Rule-Label-Encrypt |
| Sensitive → internal rule | DLPEXO-Rule-Internal-Audit |
| High-risk escalation rule | DLPEXO-Rule-Ext-Escalate |
| Pilot sender group (mail-enabled) | SG-DLPEXO-Pilot |
| Compliance notification mailbox | dlp-alerts@contoso.com |
| Trusted-partner domain (exception) | partner.contoso.com |
| Sensitivity label keyed on | Confidential |
| Example SITs keyed on | Credit Card Number, U.S. Social Security Number (SSN) |

Tooling note. The policy and rules can be authored in the Purview portal *or* with New-/Set-DlpCompliancePolicy and New-/Set-DlpComplianceRule via Connect-IPPSSession. The provided DLPEXO-Configure.ps1 builds them in simulation — it previews with -WhatIf and writes nothing unless you pass -Commit, and it never enforces (never sets Enable/Block). Verify every portal path and cmdlet parameter against your tenant — condition/action parameter names (e.g. -SentToScope, -NotifyAllowOverride, the encryption action) and the exact simulation mode values evolve.

__________________________________________________

## Phase 0 — Assess (confirm you are ready)

Confirm requirements. Walk 02-requirements.md R1–R8. Do not proceed until licensing

(incl. message encryption if you will encrypt), roles, in-scope sensitive content (SITs/labels),    the recipient-scope decision, the per-scenario action matrix, the policy-tip plan, the    transport-rule review, and a pilot sender group are all confirmed.

Run Discovery. Connect-IPPSSession, then .\DLPEXO-Discovery.ps1 -IncludeSensitiveTypes to

inventory existing DLP policies/rules scoped to Exchange, their modes, the SITs and labels    available, and the transport rules that may interact. Keep the CSV as your baseline.

Review transport-rule interaction (R7). Reconcile any existing mail-flow rule that already

blocks/encrypts/redirects on content or recipient, so DLP and transport rules do not conflict.

Gate 0 (pass/fail): All of R1–R8 satisfied, Discovery baseline captured, transport-rule overlaps reconciled. Fail → stop and close the gap; do not configure.

__________________________________________________

## Phase 1 — Design (name every object, agree every action)

Confirm the content conditions (R3). Fix the SITs (e.g. Credit Card Number,

U.S. Social Security Number (SSN)) with their instance-count / confidence thresholds, and the    sensitivity label (Confidential) you will key on.

Confirm the recipient scope + partner exception (R4). External is the primary scope; list the

trusted-partner domains (partner.contoso.com) to add as exceptions.

Confirm the per-scenario action matrix (R5):

| Rule | Condition | Enforce action (per decision) |
| --- | --- | --- |
| DLPEXO-Rule-Ext-Block | SITs to external, high count (e.g. ≥ 10 instances), except partner domains | Block + policy tip + incident report |
| DLPEXO-Rule-Ext-Notify | SITs to external, low count (e.g. 1–9), except partner domains | Policy tip / notify, allow override with justification |
| DLPEXO-Rule-Label-Encrypt | Confidential label to external | Encrypt (Purview Message Encryption) |
| DLPEXO-Rule-Internal-Audit | SITs to internal recipients | Notify / incident report only (no block) |
| DLPEXO-Rule-Ext-Escalate | SITs to external at a very high count (e.g. ≥ 50) | Block + escalate incident report to dlp-alerts@contoso.com |

Confirm the policy-tip and notification plan (R6): the tip text, override options, and the

notification / incident-report recipients (dlp-alerts@contoso.com).

Confirm the pilot sender scope (R8): SG-DLPEXO-Pilot.

Gate 1: Every object is named, every action is agreed in writing, the partner exception and pilot group exist. Fail → do not configure; close the design decision first.

__________________________________________________

## Phase 2 — Configure the policy and rules in SIMULATION

Create one DLP policy, DLPEXO-Pilot, scoped to the Exchange location, in simulation/test mode (TestWithNotifications to also show policy tips, or TestWithoutNotifications for a silent pilot). Author in the portal, or run .\DLPEXO-Configure.ps1 -WhatIf to preview, then .\DLPEXO-Configure.ps1 -Commit (still simulation) to create the objects.

Create the policy (simulation, Exchange location):

Location: Exchange email.

Mode: TestWithNotifications (simulate *and* surface policy tips so the pilot senders see

them) — verify the exact mode value in your tenant.

Add the five rules, each with its condition(s) and the matching action(s), keeping

enforcing actions OFF while in simulation (the block/encrypt take effect only when the policy    Mode becomes Enable in Phase 4):

DLPEXO-Rule-Ext-Block — condition: content contains the SITs at the high count

AND recipient is external (-SentToScope NotInOrganization — *verify*), except the      trusted-partner domains (-ExceptIfRecipientDomainIs partner.contoso.com — *verify*). Configure      the block action, notify user (policy tip), and generate incident report — but these      do not *act* until the policy is enabled.

DLPEXO-Rule-Ext-Notify — same content/recipient at the low count; action: **notify

user (policy tip) with allow override / business justification**      (-NotifyAllowOverride WithJustification — *verify*). No block.

DLPEXO-Rule-Label-Encrypt — condition: message/attachment carries the Confidential

sensitivity label AND recipient is external; action: encrypt (the DLP encryption      action — verify the exact parameter/name for your tenant, and confirm Purview Message      Encryption is enabled, R1).

DLPEXO-Rule-Internal-Audit — condition: SITs AND recipient is internal

(-SentToScope InOrganization — *verify*); action: notify / generate incident report only      (visibility, no block).

DLPEXO-Rule-Ext-Escalate — condition: SITs to external at a very high count; action:

block + incident report escalated to dlp-alerts@contoso.com.

Scope the rules to the pilot senders. Add a sender condition on SG-DLPEXO-Pilot

(-FromMemberOf — *verify*) so simulation only evaluates pilot senders' mail; widen this in    Phase 5.

Save. The policy is now evaluating in simulation without blocking or encrypting anyone.

Gate 2: DLPEXO-Pilot exists, is in a Test/simulation mode, on the Exchange location, with all five rules present, each conditioned on sensitive content/recipient scope and scoped to the pilot senders. DLPEXO-Validate.ps1 reports PASS for policy-exists, Exchange-location, mode-is-simulation, five-rules-present, and content-condition. Fail → rollback: Set-DlpCompliancePolicy -Identity DLPEXO-Pilot -Mode Disable (or Remove-DlpCompliancePolicy); simulation blocks nothing, so impact is limited to telemetry.

__________________________________________________

## Phase 3 — Pilot & validate in simulation

Let the policy run in simulation on SG-DLPEXO-Pilot for the agreed observation window.

Perform the sanctioned test actions in 05-testing.md from a pilot mailbox — send benign

test messages that match each scenario (a seeded SIT to an external test address at low and high    counts, a Confidential-labeled message externally, a SIT to an internal recipient, and a message    to a partner-domain address to confirm the exception).

Review the policy's simulation results and Activity explorer; run .\DLPEXO-Report.ps1 to

roll up rule matches, policy-tip, and (in a Test-with-notifications pilot) tip events.

Tune: adjust SIT count/confidence thresholds and the partner-domain exception to remove false

positives, and confirm every intended scenario is matched.

Gate 3: Every one of the five scenarios registered its sanctioned test action in simulation (the rule *would* act), the partner-domain exception did not match, false positives triaged, and the R5 action matrix confirmed in writing. Fail → do not enforce; keep tuning in simulation. Rollback is unchanged from Phase 2 (disable/delete the policy).

__________________________________________________

## Phase 4 — Enforce, then expand

Only after Gate 3 passes.

Confirm each rule's enforce action matches the R5 matrix — block for

DLPEXO-Rule-Ext-Block / -Ext-Escalate, encrypt for -Label-Encrypt, notify/override    for -Ext-Notify, audit/notify for -Internal-Audit.

Move the policy out of simulation to enforce (portal: turn the policy On; PowerShell:

Set-DlpCompliancePolicy -Identity DLPEXO-Pilot -Mode Enable). Do this still scoped to the pilot    senders first.

Re-run the sanctioned tests (05-testing.md) and confirm the blocked/encrypted scenarios now

actually block/encrypt, the policy tip appears, override-with-justification works, and the    partner-domain exception is still not blocked.

Expand scope in rings. Widen the rules' sender scope (add the next group, or remove the

-FromMemberOf pilot condition to cover All senders), re-validate, and repeat. Consider    cloning/renaming to the production policy (DLPEXO-Exchange) as you exit pilot, per your naming    standard.

Gate 4: On the pilot, each block/encrypt scenario enforces as designed, each notify/audit scenario records without blocking, override-with-justification is logged, and the partner exception holds; expansion rings each pass the same gate before widening. Fail → rollback: immediately return the policy to simulation/test (Set-DlpCompliancePolicy -Mode TestWithNotifications) or Disable it — this stops enforcement at once — then diagnose per 06-troubleshooting.md before re-enforcing.

__________________________________________________

## Rollback summary (fast reference)

| Situation | Action |
| --- | --- |
| A rule blocks/encrypts legitimate mail | Set the policy to simulation/test (Set-DlpCompliancePolicy -Mode TestWithNotifications), then tune the SIT thresholds / add the recipient domain to the partner exception. |
| The whole policy misbehaves | Set-DlpCompliancePolicy -Identity DLPEXO-Pilot -Mode Disable (stops all enforcement) or -Mode TestWithNotifications (back to simulation). |
| A sender should not be in scope | Remove them from SG-DLPEXO-Pilot, or narrow the rule's -FromMemberOf condition. |
| A partner flow is being blocked | Add the recipient domain to the trusted-partner exception on the affected rule(s), re-validate in simulation. |
| Start over cleanly | Remove-DlpComplianceRule for each rule, then Remove-DlpCompliancePolicy -Identity DLPEXO-Pilot. |

Enforcement changes are high-impact — make them under change control, keep the pilot ring small, and never move all scenarios to Block/Encrypt at once without validating each in simulation first. Where the encrypt action or a condition parameter name is uncertain, build that rule in the portal first, then read it back with DLPEXO-Discovery.ps1 to learn the exact shape in your tenant.

# Testing & Validation — Exchange Online DLP

This is the pass/fail gate set. Run it in two passes: once in simulation (Phase 3 — the scenario is *matched* and the policy *would* act, nothing is blocked or encrypted) and again after enforce (Phase 4 — the block/encrypt scenarios *actually* act). Every test uses benign test content deliberately marked to match your policy conditions (e.g. a message carrying your Confidential sensitivity label and/or seeded with a matching sensitive information type such as a test credit-card pattern) — never real regulated data — sent to test mailboxes you control.

Determination boundary. These tests prove the control works as configured. Whether a given real-world message is a *violation*, and any consequence, is a compliance / security / privacy / legal determination — not a test outcome (see global-requirements-purview.md §5).

Run .\DLPEXO-Validate.ps1 for the configuration gates and .\DLPEXO-Report.ps1 for the rule-match / policy-tip / block telemetry rollup between passes.

__________________________________________________

## A. Configuration gates (automated — `DLPEXO-Validate.ps1`, read-only)

| # | Check | PASS signal |
| --- | --- | --- |
| A1 | Policy exists | DLPEXO-Pilot is present. |
| A2 | Exchange location | The policy covers the Exchange (email) location. |
| A3 | Simulation first | In the pilot pass, the policy Mode is a Test/simulation mode (TestWithNotifications / TestWithoutNotifications), not Enable. |
| A4 | Pilot scope | The rules are scoped to SG-DLPEXO-Pilot (sender condition), not all senders. |
| A5 | Five rules present | DLPEXO-Rule-Ext-Block, -Ext-Notify, -Label-Encrypt, -Internal-Audit, -Ext-Escalate all exist and are enabled. |
| A6 | Sensitive-content condition | Each content rule carries a sensitive-info-type and/or sensitivity-label condition (not "all mail"). |
| A7 | Partner exception referenced | The external rules reference the trusted-partner domain(s) as an exception, as designed. |

Gate A: All applicable rows PASS. Any FAIL → fix in 03-implementation.md before behavioural testing.

__________________________________________________

## B. Behavioural tests — per scenario (manual, from a pilot mailbox)

For each scenario, send a test message and record the result. In the simulation pass the expected result is *"rule match recorded in simulation results / Activity explorer; message delivered, nothing blocked or encrypted"* (in TestWithNotifications, the policy tip may also appear). In the enforce pass the expected result is the R5 action for that scenario.

| # | Scenario | Test action (benign, matching test content) | Simulation PASS | Enforce PASS (per R5) |
| --- | --- | --- | --- | --- |
| B1 | SIT → external, high count | Send a message with many seeded SIT instances to an external test address | Match recorded; delivered | Blocked; policy tip + incident report generated |
| B2 | SIT → external, low count | Send a message with a few seeded SIT instances externally | Match recorded; delivered | Policy tip / warn; override with justification works and is logged |
| B3 | Labeled → external | Send a Confidential-labeled message externally | Match recorded; delivered | Encrypted (Purview Message Encryption) |
| B4 | SIT → internal | Send seeded SIT content to an internal recipient | Match recorded; delivered | Notify / incident report only; not blocked |
| B5 | SIT → very high count → external | Send a message exceeding the escalation threshold externally | Match recorded; delivered | Blocked + escalation incident report to dlp-alerts@contoso.com |

Gate B (simulation pass): Every in-scope scenario B1–B5 recorded the rule match. A scenario that records nothing is a coverage failure — do not enforce it; diagnose per 06-troubleshooting.md (condition match, SIT threshold, recipient scope, latency).

Gate B (enforce pass): Every block/encrypt scenario enforces as designed and every notify/audit scenario records without blocking; override with justification is logged where configured. Any deviation → roll the policy back to simulation and tune.

__________________________________________________

## C. Negative / false-positive tests (both passes)

| # | Check | PASS signal |
| --- | --- | --- |
| C1 | Non-matching content | A message with no matching SIT/label triggers no DLP match. |
| C2 | Trusted-partner exception | Sending matching content to a trusted-partner domain (partner.contoso.com) is not blocked/encrypted in the enforce pass. |
| C3 | Out-of-scope sender | A sender not in SG-DLPEXO-Pilot shows no enforcement from this policy during the pilot. |
| C4 | Override / justification | Where override with business justification is configured (DLPEXO-Rule-Ext-Notify), the policy tip offers override and the override is logged. |
| C5 | Transport-rule coexistence | An existing mail-flow rule and the DLP rule do not double-act or pre-empt each other unexpectedly (R7). |

Gate C: All applicable rows PASS. A false positive (C1/C2 fails) must be tuned before wider enforcement — false positives erode user trust and drive shadow workarounds (e.g. senders switching to personal email).

__________________________________________________

## D. Evidence to capture (for the defensibility pack)

Capture and retain, for each pass:

DLPEXO-Validate.ps1 output (configuration gate results).

DLPEXO-Report.ps1 output (policy modes + rule-match / policy-tip / block export, where available).

Screenshots of Purview → Activity explorer / DLP simulation results showing each scenario's

recorded match, and of the policy tip / block / encryption behavior in the enforce pass.

A completed B-scenario matrix signed off by the change owner, plus the R5 action decision,

the R4 recipient-scope + partner-exception decision, and the R7 transport-rule reconciliation.

This evidence set is what makes the control defensible — it shows *what* was configured, *that* each scenario was validated in simulation before enforcement, and *that* enforcement behaves as designed. Store it with the change record.

# Troubleshooting — Exchange Online DLP

The failures you will actually hit, with the most likely cause and the fix. Work top-down: most "the policy isn't working" reports trace back to condition matching, recipient scope, simulation-vs- enforce confusion, or a conflicting transport rule — not the rule itself. Where a portal path or cmdlet parameter is named, verify it against your tenant — the Purview portal and DLP condition/action options evolve.

__________________________________________________

## 1. A test message doesn't match at all

Symptoms: Send a message you expect to match and nothing appears in the DLP simulation results / Activity explorer; the policy never fires.

Likely causes & fixes

Content doesn't carry the SIT/label. The test message must actually contain the **sensitive

information type (a valid pattern that meets the SIT's checksum/format) or carry the sensitivity   label** the rule keys on. Seed a known-good match and retry. DLPEXO-Discovery.ps1   -IncludeSensitiveTypes lists the SITs available.

Instance count below threshold. A rule that requires ≥ N instances will not fire on fewer. Check

the count you set (DLPEXO-Rule-Ext-Block high, -Ext-Notify low) versus the test content.

Recipient scope mismatch. An "external" rule (-SentToScope NotInOrganization) will not match a

message sent internally (and vice-versa). Confirm you sent to the right recipient type.

Sender out of pilot scope. During the pilot the rules are scoped to SG-DLPEXO-Pilot

(-FromMemberOf). A sender not in that group is not evaluated. DLPEXO-ScopeHealth.ps1 shows each   rule's sender scope; DLPEXO-Validate.ps1 gate A4 confirms it.

Propagation delay. New/changed policies take time to reach the transport pipeline. Wait, then

retest.

__________________________________________________

## 2. Policy tips don't appear in Outlook

Symptoms: The rule matches (visible in simulation results) but the sender never sees a policy tip.

Likely causes & fixes

Policy in a silent test mode. TestWithoutNotifications simulates without showing tips. Use

TestWithNotifications if you want tips during the pilot. DLPEXO-Validate.ps1 gate A3 shows the   mode.

NotifyUser not configured. The rule must notify the sender for a tip to show. Confirm the rule's

user-notification / policy-tip action is set.

Client support varies. Policy-tip rendering differs across Outlook desktop / web / mobile. **Verify

tip behavior per client in your tenant** — a tip missing on one client is not proof the rule is broken.

Latency. Tip configuration changes take time to propagate to clients. Wait and retest.

__________________________________________________

## 3. The rule fires on the wrong things (false positives)

Symptoms: Legitimate business mail is flagged/blocked — a sanctioned partner flow, an internal message, a low-risk email.

Likely causes & fixes

Missing/stale trusted-partner exception. Add the recipient domain to the exception

(-ExceptIfRecipientDomainIs) on the external rules and confirm it is referenced.   DLPEXO-Validate.ps1 gate A7 checks the exception is present.

SIT count/confidence too loose. Raise the instance count or confidence level so ordinary

mail with an incidental match doesn't trip the rule, then re-test.

Condition too broad. A rule keyed on "all mail" instead of a SIT/label matches everything.

Tighten the condition (R3). DLPEXO-Validate.ps1 gate A6 flags rules with no readable content   condition.

Tune in simulation — never tune by loosening an already-enforcing block in production.

__________________________________________________

## 4. Simulation looks fine but enforcement doesn't block/encrypt

Symptoms: In simulation the match is recorded; after "turning it on" the block/encrypt still doesn't happen.

Likely causes & fixes

Policy still in a Test mode. Simulation records but does not block or encrypt. To enforce,

move the policy out of simulation: portal → turn the policy On; PowerShell →   Set-DlpCompliancePolicy -Identity DLPEXO-Pilot -Mode Enable. DLPEXO-Validate.ps1 gate A3 shows   the current mode.

Enforcing action not set on the rule. Simulation configures conditions; the Block /

Encrypt action must be present on the rule for enforcement to act. Confirm the rule's action   matches the R5 matrix (DLPEXO-Configure.ps1 deliberately leaves enforcing actions off — you set   them in Phase 4).

Sender/recipient out of scope. Enforcement only applies within the rule's sender/recipient scope.

Confirm with DLPEXO-ScopeHealth.ps1 / gate A4.

Propagation delay. Mode/action changes take time to reach transport. Wait, then retest.

__________________________________________________

## 5. The encrypt action doesn't apply (or errors)

Symptoms: The labeled-mail-to-external rule (DLPEXO-Rule-Label-Encrypt) matches but the message is not encrypted, or configuring the encrypt action errors.

Likely causes & fixes

Message encryption not enabled. The DLP encrypt action depends on **Purview Message Encryption /

Azure Rights Management** being enabled in the tenant (R1). DLPEXO-ScopeHealth.ps1 flags IRM/OME   readiness; if not enabled, enable it before relying on the encrypt action.

Wrong action parameter/name. The DLP encryption action parameter/name evolves and differs

across tenants. Build the encrypt rule in the portal first, then read it back with   DLPEXO-Discovery.ps1 to learn the exact shape, rather than guessing the parameter.

A transport rule is also stamping encryption. Two controls encrypting the same mail causes

confusing double-actions — reconcile per §7 / R7.

__________________________________________________

## 6. `New-DlpComplianceRule` fails on a condition/action parameter

Symptoms: DLPEXO-Configure.ps1 -Commit (or manual scripting) errors on a parameter such as -SentToScope, -ExceptIfRecipientDomainIs, -FromMemberOf, or the sensitive-information condition.

Fix

Verify the exact parameter names/values for your tenant. These parameter names and permitted

values evolve. Run Get-Help New-DlpComplianceRule -Full and check current Microsoft docs, then   adjust. DLPEXO-Configure.ps1 deliberately prints the plan and wraps each write in try/catch so a   differing parameter warns rather than aborting the whole run.

Prefer the portal for the first build if PowerShell parameter names are uncertain, then read the

result back with DLPEXO-Discovery.ps1 to learn the exact shape in your tenant.

__________________________________________________

## 7. DLP and an Exchange transport (mail-flow) rule conflict

Symptoms: A message is double-acted on (e.g. encrypted twice, or blocked with an unexpected message), or DLP "never fires" because a transport rule already deleted/redirected the mail first.

Likely causes & fixes

Overlapping controls. DLP and transport rules coexist and both act in transport. Review

transport rules that block/encrypt/delete/redirect on content or recipient   (Get-TransportRule, or DLPEXO-Discovery.ps1 / DLPEXO-ScopeHealth.ps1 flag them) and decide   which control owns each behavior (R7). Remove or adjust the duplicate.

Pre-emption. A transport rule that deletes or redirects a message *before* DLP evaluates it

makes DLP look broken. Reorder or narrow the transport rule so DLP can evaluate.

__________________________________________________

## 8. Multiple DLP policies overlap / precedence confusion

Symptoms: A rule you expect to act doesn't, or a different policy's action takes effect.

Fix

Check policy precedence. When several DLP policies cover Exchange, priority order determines

which acts. DLPEXO-ScopeHealth.ps1 lists Exchange-location policies by Priority — review for   overlap/shadowing and adjust priority so the intended policy/rule wins.

__________________________________________________

## 9. Activity report is empty or export fails

Symptoms: DLPEXO-Report.ps1 returns no activity, or the Activity Explorer export warns and skips.

Likely causes & fixes

Licensing/permission. Export-ActivityExplorerData is licensing-dependent; the script **warns

and degrades to policy-modes only rather than failing. Fall back to Purview → Data loss   prevention (Policy / Activity explorer)** in the portal.

Quiet pilot window. A small pilot may simply have no activity in the window — widen -Days or

perform the sanctioned test actions from 05-testing.md first.

Role. Ensure the connected account holds a role that can read Activity Explorer / DLP reports.

__________________________________________________

## 10. "It blocked an exec / broke a business flow" — emergency rollback

Do this immediately, then diagnose:

Return the policy to simulation or off:

Set-DlpCompliancePolicy -Identity DLPEXO-Pilot -Mode TestWithNotifications (simulation) or   -Mode Disable (off). Either stops enforcement at once.

Or add the affected recipient domain to the trusted-partner exception on the offending rule.

Then work the relevant section above (usually §3 false positives, §7 transport conflict, or §4

scope), fix in simulation, re-validate with DLPEXO-Validate.ps1, and only then re-enforce.

__________________________________________________

## When to escalate to the determination owners (not a technical fix)

Some questions are not troubleshooting — they are determinations that belong to compliance / security / privacy / legal (see global-requirements-purview.md §5):

*Should* this scenario be blocked/encrypted or only audited? → the R5 decision owners.

Is *this content* actually sensitive / in scope? → compliance / data owners.

Is a recipient domain trusted? → compliance / security (R4).

Is a user's message a violation, and what is the consequence? → HR / legal.

Provide them the evidence (DLPEXO-Report.ps1, Activity explorer, the validation output) — not a verdict.

# Best Practices — Exchange Online DLP

Field-tested guidance for running Exchange Online DLP well. It complements — does not replace — the implementation steps and the pass/fail gates.

## Deploy the way the house model says — simulate, then enforce

Never enforce a scenario you have not validated in simulation. The single most common cause of a

DLP incident is a Block or Encrypt rule moved to enforce without a simulation pass. Every   scenario goes simulation (Test) → validate → enforce, one at a time.

Small pilot ring first. Scope the rules to a handful of pilot senders (SG-DLPEXO-Pilot) before

the whole tenant. It is far cheaper to find a false positive on ten senders than ten thousand.

Enforce one scenario at a time. Do not flip external-block, encrypt, and escalate to enforce

together. Enforce the highest-risk scenario first (often SIT→external block), validate, then the   next.

Keep a rollback ready. Set-DlpCompliancePolicy -Mode TestWithNotifications (back to simulation)

or -Mode Disable stops enforcement instantly — know the command before you enforce.

## Key the rules on *sensitive* content and the right recipient scope

Condition on SITs and/or sensitivity labels, not "all mail." A policy that blocks *any* external

message generates noise and workarounds; one that acts on classified/labeled content is   defensible and proportionate.

Tune SIT confidence and instance count deliberately. A low count is usually a warn/notify

(policy tip, allow override); a high count is a block. Set the thresholds with the data owners,   not by guesswork, and raise confidence to cut false positives before you enforce.

Lead with sensitivity labels where they exist — a label is an explicit business decision about

sensitivity and travels with the message/attachment. Fall back to SITs where labels are not yet   adopted, and add label conditions as labeling matures.

Scope by recipient. External egress is the primary risk; treat internal as visibility/audit

unless policy says otherwise.

## Maintain the trusted-partner exception deliberately

The partner-domain exception is what lets you block the bad path without blocking the business.

Keep the list current (partner.contoso.com and peers) and review it on a schedule — a stale or   missing exception is both a false-positive source and, if over-broad, a bypass.

Whether a domain is "trusted" is a business/compliance decision — capture it in writing (R4),

don't add domains ad hoc to silence a ticket.

## Use policy tips as user education, not just enforcement

Write clear policy-tip text that tells the sender *what* matched and *what to do* (remove the

data, encrypt, or override with justification). A good tip prevents the incident and the support   ticket.

Prefer warn-with-override for low-severity scenarios so a legitimate business need is not hard

blocked — the override is logged as evidence and surfaces genuine needs that may belong in an   exception.

Confirm tip rendering per Outlook client (desktop / web / mobile) — support varies; do not assume

every client shows the tip identically.

## Reconcile with Exchange mail-flow (transport) rules

DLP and transport rules coexist and both act in transport. Before enforcing, review transport

rules (Get-TransportRule) for any that already block/encrypt/redirect on content or recipient, and   decide which control owns each behavior — two controls stamping encryption or one deleting mail   before DLP evaluates causes confusing double-actions or silent pre-emption.

Prefer Purview DLP as the strategic home for content-based data-loss control across the estate;

keep transport rules for mail-routing/hygiene concerns DLP does not cover.

## Operate it, don't set-and-forget

Review DLP activity regularly and roll up with DLPEXO-Report.ps1. Rising matches on a scenario

are a signal to review scope, tuning, or user education — not automatically a reason to block harder.

Watch override / justification trends. A scenario that is constantly overridden may be mis-scoped

or may indicate a genuine business flow that belongs in the partner exception, not a block.

Version and name policies clearly. Move from DLPEXO-Pilot to a production DLPEXO-Exchange as

you exit pilot; keep a change log of scope, threshold, and action changes.

Re-validate after portal changes. The Purview portal and DLP condition/action options evolve;

re-run DLPEXO-Validate.ps1 after Microsoft feature updates and confirm nothing regressed.

## Keep the roles and determinations where they belong

Least privilege, split duties. DLP authoring and Exchange mail-flow administration are different

roles — do not fold them into one over-privileged account.

Determinations stay with the owners. *Which* data is sensitive, *which* scenarios to block or

encrypt, *whether* a domain is trusted, and *whether* a message is a violation are compliance /   security / privacy / legal calls. You provide the configuration and the evidence, not the judgement   (see global-requirements-purview.md §5).

Communicate before you enforce. Policy tips and user notice reduce friction and support the

lawful, transparent operation of a data-loss control; surprise blocks generate tickets and   workarounds.

## Security & handling of the tooling

Read-only / `-WhatIf` by default. Run the provided scripts in their safe default first; only add

-Commit when you intend to write, under change control.

No secrets in code. The scripts use interactive modern-auth (Connect-IPPSSession); never

hardcode credentials, tokens, or app secrets.

Least-privilege connections. Connect with the least-privilege role that the task needs, not a

standing Global Administrator session.

# Deliverables Summary — Exchange Online DLP in Microsoft Purview

Everything included in this solution, what each piece is for, and how it maps to the deployment model. Use it as the table of contents and the "did we finish?" checklist.

## Documents

| Document | What it gives you |
| --- | --- |
| 01 — Solution Overview | What Exchange Online DLP delivers, the five email scenarios (SIT→external high/low, labeled→external, SIT→internal, partner exception), policy tips, transport-rule interaction, the simulate-first rule, and the Assess→Design→Configure→Pilot→Validate→Expand model. |
| 02 — Requirements | The solution-specific prerequisites (R1–R8): DLP-capable licensing (+ message encryption), DLP/mail-flow roles, in-scope SITs/labels and thresholds, the recipient-scope + partner-domain decision, the per-scenario action decision, the policy-tip/notification plan, transport-rule reconciliation, and a pilot sender group — each with Verify / Implement-if-missing. References the category global-requirements-purview.md. |
| 03 — Implementation Guide | The ordered build: assess → design (name every object + action matrix) → author the policy + five rules in simulation → pilot & validate → enforce & expand. Every object named, with a pass/fail gate and rollback per phase. |
| 05 — Testing & Validation | The pass/fail gates: configuration gates (A), per-scenario behavioural tests (B) run in simulation then enforce, false-positive/negative tests (C) incl. the partner exception and transport-rule coexistence, and the evidence to capture (D). |
| 06 — Troubleshooting | The failures you will actually hit — no match, tips not showing, false positives, enforce-not-blocking, encryption not applying, transport-rule conflict, empty report — each with cause and fix, referencing the five scripts by name. |
| 07 — Best Practices | How to run it well: simulate-then-enforce discipline, keying on sensitive content + recipient scope, maintaining the partner exception, policy tips as education, transport-rule reconciliation, ongoing operation, and role/determination boundaries. |
| Executive Summary | The one-page business-level summary for stakeholders and sign-off. |

## PowerShell tools (5)

All are read-only or `-WhatIf` by default, use interactive modern-auth (Connect-IPPSSession), and contain no credentials. They use standard Security & Compliance PowerShell cmdlets and do not invent cmdlets.

| Script | Purpose | Safe default |
| --- | --- | --- |
| DLPEXO-Discovery.ps1 | Inventory existing DLP policies/rules scoped to Exchange (with mode), the transport-rule interaction, and the sensitivity labels + sensitive info types available to key on — the baseline of what already protects email. | Read-only |
| DLPEXO-Configure.ps1 | Build/update the DLPEXO-Pilot policy and the five scenario rules in simulation; previews with -WhatIf and writes nothing unless you pass -Commit. Never enforces. | -WhatIf (preview) |
| DLPEXO-Validate.ps1 | Run the configuration gates (policy exists, Exchange location, simulation-first, pilot scope, five rules, sensitive-content conditions, partner exception) with PASS/FAIL output. | Read-only |
| DLPEXO-Report.ps1 | Roll up policy modes and, where available, DLP rule-match / policy-tip / block events via Activity-explorer export — the operational + evidence view. | Read-only |
| DLPEXO-ScopeHealth.ps1 | Report Exchange DLP scope health — mail-flow coverage, policy precedence/overlap with other DLP + transport rules, and licensing-readiness flags — and preview any scope change with -WhatIf. | -WhatIf / read-only |

## How it maps to the deployment model

| Phase | Deliverables used |
| --- | --- |
| Assess | 01, 02, DLPEXO-Discovery.ps1, DLPEXO-ScopeHealth.ps1 |
| Design | 02, 03 (named objects + action matrix), 07 |
| Configure | 03, DLPEXO-Configure.ps1 -WhatIf then -Commit (simulation) |
| Pilot (simulation) | 03, 05 (Gate B simulation pass), DLPEXO-Report.ps1 |
| Validate | 05, DLPEXO-Validate.ps1, DLPEXO-Report.ps1 |
| Expand (enforce) | 03 (Phase 4), 05 (Gate B enforce pass), 06, 07 |

## Definition of done

Transport-rule interaction reconciled (R7) and in-scope SITs/labels + thresholds confirmed.

DLPEXO-Pilot on the Exchange location with five rules built in simulation, scoped to the

pilot senders, all configuration gates (A) PASS.

Behavioural gates (B) PASS in the simulation pass, then in the enforce pass for the scenarios

the R5 decision blocks/encrypts; false-positive gates (C) — including the partner exception —   PASS.

Evidence pack (D) captured and stored with the change record.

Regulatory / policy determinations (which data, which action, which domains are trusted) recorded by

the compliance / security owners — not by the administrator.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## DLPEXO-Configure.ps1

Purpose: Creates (or updates) an Exchange Online DLP compliance policy scoped to the Exchange (email) location, in SIMULATION/TEST mode, plus five rules — sensitive-info-to-external (high & low volume), labeled-mail- to-external (encrypt), sensitive-info-to-internal (audit), and a high-count escalation — each conditioned on sensitive content and recipient scope, with policy tips. SAFE BY DEFAULT: previews with -WhatIf and writes NOTHING unless you pass -Commit. It never enforces (never sets Enable/BlockAccess); moving to enforce is a deliberate portal/PowerShell step in Phase 4 of the implementation guide. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPEXO-Configure.ps1 -WhatIf                      # preview only (default is preview) .\DLPEXO-Configure.ps1 -Commit                      # create the policy + rules in SIMULATION .\DLPEXO-Configure.ps1 -Commit -PilotGroup "SG-DLPEXO-Pilot" -LabelName "Confidential" -PartnerDomain "partner.contoso.com" EXPECTED RESULTS With -Commit: policy 'DLPEXO-Pilot' exists in a Test/simulation mode, Exchange location, with five rules scoped to the pilot senders and enforcing actions OFF. Validate with DLPEXO-Validate.ps1 (expect Gate A PASS). Without -Commit: a printed plan and no changes. .NOTES White-label Microsoft Purview tooling. -WhatIf/preview by default; -Commit gates all writes. No credentials stored. Uses standard New-/Set-DlpCompliancePolicy and New-/Set-DlpComplianceRule; NO invented cmdlets. The exact condition/action parameter names (e.g. -SentToScope, -NotifyAllowOverride, the encryption action) and the simulation Mode value EVOLVE — the script uses documented names, PRINTS the plan for you to verify with Get-Help New-DlpComplianceRule -Full against your tenant, and wraps each write in try/catch so a parameter that differs in your tenant WARNS rather than aborting. It does NOT enforce (no Enable / BlockAccess=$true). > [CmdletBinding()] param( [switch]$Commit, [switch]$WhatIf, [string]$PolicyName    = "DLPEXO-Pilot", [string]$PilotGroup    = "SG-DLPEXO-Pilot",              # pilot sender group (rule-level -FromMemberOf scope) [string]$LabelName     = "Confidential",                 # sensitivity label the encrypt rule keys on [string]$PartnerDomain = "partner.contoso.com",          # trusted-partner exception domain [string]$NotifyMailbox = "dlp-alerts@contoso.com",       # compliance mailbox for incident reports [string[]]$SitNames    = @("Credit Card Number","U.S. Social Security Number (SSN)"), [int]$LowCount         = 1,                               # low-volume threshold (warn/notify) [int]$HighCount        = 10,                              # high-volume threshold (block) [int]$EscalateCount    = 50,                              # very-high threshold (block + escalate) [string]$SimMode       = "TestWithNotifications"          # simulation + policy tips; verify exact value in your tenant )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPEXO-Configure.ps1 -WhatIf                      # preview only (default is preview) .\DLPEXO-Configure.ps1 -Commit                      # create the policy + rules in SIMULATION .\DLPEXO-Configure.ps1 -Commit -PilotGroup "SG-DLPEXO-Pilot" -LabelName "Confidential" -PartnerDomain "partner.contoso.com" EXPECTED RESULTS With -Commit: policy 'DLPEXO-Pilot' exists in a Test/simulation mode, Exchange location, with five rules scoped to the pilot senders and enforcing actions OFF. Validate with DLPEXO-Validate.ps1 (expect Gate A PASS). Without -Commit: a printed plan and no changes. .NOTES White-label Microsoft Purview tooling. -WhatIf/preview by default; -Commit gates all writes. No credentials stored. Uses standard New-/Set-DlpCompliancePolicy and New-/Set-DlpComplianceRule; NO invented cmdlets. The exact condition/action parameter names (e.g. -SentToScope, -NotifyAllowOverride, the encryption action) and the simulation Mode value EVOLVE — the script uses documented names, PRINTS the plan for you to verify with Get-Help New-DlpComplianceRule -Full against your tenant, and wraps each write in try/catch so a parameter that differs in your tenant WARNS rather than aborting. It does NOT enforce (no Enable / BlockAccess=$true). > [CmdletBinding()] param( [switch]$Commit, [switch]$WhatIf, [string]$PolicyName    = "DLPEXO-Pilot", [string]$PilotGroup    = "SG-DLPEXO-Pilot",              # pilot sender group (rule-level -FromMemberOf scope) [string]$LabelName     = "Confidential",                 # sensitivity label the encrypt rule keys on [string]$PartnerDomain = "partner.contoso.com",          # trusted-partner exception domain [string]$NotifyMailbox = "dlp-alerts@contoso.com",       # compliance mailbox for incident reports [string[]]$SitNames    = @("Credit Card Number","U.S. Social Security Number (SSN)"), [int]$LowCount         = 1,                               # low-volume threshold (warn/notify) [int]$HighCount        = 10,                              # high-volume threshold (block) [int]$EscalateCount    = 50,                              # very-high threshold (block + escalate) [string]$SimMode       = "TestWithNotifications"          # simulation + policy tips; verify exact value in your tenant )

## DLPEXO-Discovery.ps1

Purpose: Read-only baseline discovery for Exchange Online DLP. Inventories the DLP compliance policies and rules already in the tenant, flags which cover the Exchange (email) location and their Mode (simulation/test vs enable), surfaces Exchange mail-flow (transport) rules that already block / encrypt / redirect (so DLP does not conflict with them), and lists the sensitivity labels and sensitive information types the rules could key on. This is the "what already protects email" baseline before you build anything. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession). For transport-rule signals also connect Exchange Online (Connect-ExchangeOnline): Connect-IPPSSession .\DLPEXO-Discovery.ps1 .\DLPEXO-Discovery.ps1 -IncludeSensitiveTypes EXPECTED RESULTS A CSV baseline (.\DLPEXO-Discovery.csv) of DLP policies (with an ExchangeLocation flag + Mode), DLP rules, labels, and any content/encryption transport rules; with -IncludeSensitiveTypes, sensitive info types to .\DLPEXO-SensitiveTypes.csv. A tenant with NO Exchange-location DLP policy is itself the first finding. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Cmdlets are standard Security & Compliance PowerShell (Get-DlpCompliancePolicy/-Rule, Get-Label, Get-DlpSensitiveInformationType) and, if available, Exchange Online (Get-TransportRule); none are invented. DLP is licensing-dependent — the script WARNS where a feature is not readable rather than assuming. > [CmdletBinding()] param( [switch]$IncludeSensitiveTypes, [string]$OutPath          = ".\DLPEXO-Discovery.csv", [string]$SensitiveOutPath = ".\DLPEXO-SensitiveTypes.csv" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession). For transport-rule signals also connect Exchange Online (Connect-ExchangeOnline): Connect-IPPSSession .\DLPEXO-Discovery.ps1 .\DLPEXO-Discovery.ps1 -IncludeSensitiveTypes EXPECTED RESULTS A CSV baseline (.\DLPEXO-Discovery.csv) of DLP policies (with an ExchangeLocation flag + Mode), DLP rules, labels, and any content/encryption transport rules; with -IncludeSensitiveTypes, sensitive info types to .\DLPEXO-SensitiveTypes.csv. A tenant with NO Exchange-location DLP policy is itself the first finding. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Cmdlets are standard Security & Compliance PowerShell (Get-DlpCompliancePolicy/-Rule, Get-Label, Get-DlpSensitiveInformationType) and, if available, Exchange Online (Get-TransportRule); none are invented. DLP is licensing-dependent — the script WARNS where a feature is not readable rather than assuming. > [CmdletBinding()] param( [switch]$IncludeSensitiveTypes, [string]$OutPath          = ".\DLPEXO-Discovery.csv", [string]$SensitiveOutPath = ".\DLPEXO-SensitiveTypes.csv" )

## DLPEXO-Report.ps1

Purpose: Read-only operational + evidence report for Exchange Online DLP. Summarizes the DLP policies that cover the Exchange location and their mode (simulation vs enforce), and — where the tenant/licensing exposes it — exports recent DLP activity from Activity Explorer (rule matches, policy-tip shown, override, and block events) so you can see what the policy is recording. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPEXO-Report.ps1 .\DLPEXO-Report.ps1 -Days 7 EXPECTED RESULTS A console summary + .\DLPEXO-PolicyModes.csv (policies + mode + Exchange flag) and, where available, .\DLPEXO-Activity.csv (Activity Explorer DLP events). If activity export is not available in your tenant/licence, the script WARNS and reports policy modes only. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Uses Get-DlpCompliancePolicy and Export-ActivityExplorerData (Security & Compliance PowerShell); none invented. Activity Explorer export is licensing-dependent — the script degrades gracefully (warns) rather than assuming availability. For DLP reports the Purview portal (Data loss prevention > Policy / Activity explorer) is the authoritative view. > [CmdletBinding()] param( [int]$Days = 7, [string]$ModesOutPath    = ".\DLPEXO-PolicyModes.csv", [string]$ActivityOutPath = ".\DLPEXO-Activity.csv" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPEXO-Report.ps1 .\DLPEXO-Report.ps1 -Days 7 EXPECTED RESULTS A console summary + .\DLPEXO-PolicyModes.csv (policies + mode + Exchange flag) and, where available, .\DLPEXO-Activity.csv (Activity Explorer DLP events). If activity export is not available in your tenant/licence, the script WARNS and reports policy modes only. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Uses Get-DlpCompliancePolicy and Export-ActivityExplorerData (Security & Compliance PowerShell); none invented. Activity Explorer export is licensing-dependent — the script degrades gracefully (warns) rather than assuming availability. For DLP reports the Purview portal (Data loss prevention > Policy / Activity explorer) is the authoritative view. > [CmdletBinding()] param( [int]$Days = 7, [string]$ModesOutPath    = ".\DLPEXO-PolicyModes.csv", [string]$ActivityOutPath = ".\DLPEXO-Activity.csv" )

## DLPEXO-ScopeHealth.ps1

Purpose: Scope and health helper for Exchange Online DLP. Reports which DLP policies cover the Exchange location and their PRECEDENCE/priority (so you can see overlap/ordering), flags transport (mail-flow) rules that may conflict with DLP, checks message-encryption readiness for the encrypt scenario, and shows the pilot policy's current mode + rule sender-scope — so you can see what the policy WOULD cover before you widen it. Read-only by default; any scope change is preview-only via -WhatIf (this tool does not itself widen scope — it prints the command for you to run under change control). HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession). For transport-rule / encryption signals also connect Exchange Online (Connect-ExchangeOnline): Connect-IPPSSession .\DLPEXO-ScopeHealth.ps1 .\DLPEXO-ScopeHealth.ps1 -PolicyName "DLPEXO-Pilot" -PilotGroup "SG-DLPEXO-Pilot" -WhatIf EXPECTED RESULTS A console summary: Exchange-location DLP policies with priority (precedence), overlapping transport rules, message-encryption readiness (IRM/OME), and the pilot policy's mode + rule scope. With -WhatIf, a PREVIEW of the scope-widening command (nothing is changed). .NOTES White-label Microsoft Purview tooling. Read-only / -WhatIf only. No credentials stored. Uses standard Get-DlpCompliancePolicy / Get-DlpComplianceRule and, if available, Get-TransportRule / Get-IRMConfiguration; none invented. Precedence/priority and encryption readiness are signals — the authoritative view is the Purview / Exchange admin portal. > [CmdletBinding()] param( [switch]$WhatIf, [string]$PolicyName = "DLPEXO-Pilot", [string]$PilotGroup = "SG-DLPEXO-Pilot" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession). For transport-rule / encryption signals also connect Exchange Online (Connect-ExchangeOnline): Connect-IPPSSession .\DLPEXO-ScopeHealth.ps1 .\DLPEXO-ScopeHealth.ps1 -PolicyName "DLPEXO-Pilot" -PilotGroup "SG-DLPEXO-Pilot" -WhatIf EXPECTED RESULTS A console summary: Exchange-location DLP policies with priority (precedence), overlapping transport rules, message-encryption readiness (IRM/OME), and the pilot policy's mode + rule scope. With -WhatIf, a PREVIEW of the scope-widening command (nothing is changed). .NOTES White-label Microsoft Purview tooling. Read-only / -WhatIf only. No credentials stored. Uses standard Get-DlpCompliancePolicy / Get-DlpComplianceRule and, if available, Get-TransportRule / Get-IRMConfiguration; none invented. Precedence/priority and encryption readiness are signals — the authoritative view is the Purview / Exchange admin portal. > [CmdletBinding()] param( [switch]$WhatIf, [string]$PolicyName = "DLPEXO-Pilot", [string]$PilotGroup = "SG-DLPEXO-Pilot" )

## DLPEXO-Validate.ps1

Purpose: Read-only validation of the Exchange Online DLP policy against the configuration gates in 05-testing.md (Gate A). Confirms the policy exists, covers the Exchange (email) location, is in a Test/simulation mode (during the pilot pass), is scoped to a pilot sender group (not all senders), has the five expected scenario rules present and enabled, each carries a sensitive-content condition, and the external rules reference the trusted-partner exception. Prints PASS/FAIL per check. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPEXO-Validate.ps1 .\DLPEXO-Validate.ps1 -PolicyName "DLPEXO-Pilot" -PartnerDomain "partner.contoso.com" EXPECTED RESULTS A PASS/FAIL line per gate and an overall result. Expect all-PASS in the simulation pass. In the enforce pass, A3 (simulation) is expected to FLIP (policy Mode = Enable) BY DESIGN — that is noted, not an error. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Standard Get-DlpCompliance* cmdlets; none invented. Whether the policy SHOULD be in simulation depends on the phase — the script reports the mode and lets you judge against the phase you are in. Some conditions (labels, exceptions) surface under different properties across tenants — where blank, the script flags them for a manual portal check rather than failing. > [CmdletBinding()] param( [string]$PolicyName    = "DLPEXO-Pilot", [string]$PartnerDomain = "partner.contoso.com", [string]$PilotGroup    = "SG-DLPEXO-Pilot", [string[]]$ExpectedRules = @("DLPEXO-Rule-Ext-Block","DLPEXO-Rule-Ext-Notify","DLPEXO-Rule-Label-Encrypt","DLPEXO-Rule-Internal-Audit","DLPEXO-Rule-Ext-Escalate") )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPEXO-Validate.ps1 .\DLPEXO-Validate.ps1 -PolicyName "DLPEXO-Pilot" -PartnerDomain "partner.contoso.com" EXPECTED RESULTS A PASS/FAIL line per gate and an overall result. Expect all-PASS in the simulation pass. In the enforce pass, A3 (simulation) is expected to FLIP (policy Mode = Enable) BY DESIGN — that is noted, not an error. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Standard Get-DlpCompliance* cmdlets; none invented. Whether the policy SHOULD be in simulation depends on the phase — the script reports the mode and lets you judge against the phase you are in. Some conditions (labels, exceptions) surface under different properties across tenants — where blank, the script flags them for a manual portal check rather than failing. > [CmdletBinding()] param( [string]$PolicyName    = "DLPEXO-Pilot", [string]$PartnerDomain = "partner.contoso.com", [string]$PilotGroup    = "SG-DLPEXO-Pilot", [string[]]$ExpectedRules = @("DLPEXO-Rule-Ext-Block","DLPEXO-Rule-Ext-Notify","DLPEXO-Rule-Label-Encrypt","DLPEXO-Rule-Internal-Audit","DLPEXO-Rule-Ext-Escalate") )