FERPA DLP Pack — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — FERPA DLP Pack (Microsoft Purview)

## The problem

Student education records — grades, disciplinary records, student identifiers, financial-aid data, and the personally identifiable information tied to them — leave the institution through the channels people use every day: an email with a class roster attached, an "anyone with the link" gradebook share, a student ID pasted into Teams, or a records file copied to USB or printed from a faculty laptop. FERPA (20 U.S.C. § 1232g; 34 CFR Part 99) requires those records to be protected; without a working data-loss control, leaks are invisible until they become an incident. The common failed attempt — switching data-loss controls straight to "block" — floods the help desk with false positives and gets turned off within a week.

## The solution

Stand up Microsoft Purview Data Loss Prevention (DLP), tuned for education records, across all five locations — Exchange email, SharePoint, OneDrive, Teams, and Endpoint (managed devices) — using only the Microsoft Purview portal, Security & Compliance PowerShell, and Microsoft Graph. Detection is driven by sensitive information types (built-in SSN/name/address types, a custom Student ID SIT tuned to your local format, and Exact Data Match against the real records where near-zero false positives matter), and the defining discipline is that every policy is built and proven in SIMULATION first — Microsoft's built-in test mode that shows what *would* be blocked, with zero user impact — then tuned for a low false-positive rate, then enforced to a pilot ring, then expanded. The result: record leaks are blocked without blocking teaching and administration.

## What it delivers

A mapped classification layer for education records — the right detector for each in-scope category,

reusing built-in types and adding a Student ID custom SIT / EDM / trainable classifiers only for real gaps.

DLP policies across email, cloud, Teams, and endpoint, each proven in simulation, tuned, and enforced

through policy tips, user justification/override, or block.

A measured false-positive rate kept at/under an agreed threshold — the difference between a control

faculty trust and one they ignore.

An incident/alert triage workflow so every match is acted on, with an evidence trail in Activity

Explorer, least-privilege evidence access, and optional SIEM forwarding.

Five PowerShell tools (posture assessment, policy config helper, validation checker, match/false-

positive report, scope helper) — read-only or -WhatIf by default, no credentials in code.

## Business outcomes

Record leaks blocked across the channels student data actually walks out through — email, cloud

sharing, and USB/print on endpoints.

Minimal disruption — simulation-first plus tuning means the control catches leaks without a wave of

false positives, and any policy reverts to simulation instantly if needed.

Operable and auditable — matches raise alerts that are triaged to disposition, with evidence retained

for a defensible FERPA compliance posture.

Self-guided at a fraction of consulting cost — the same method a specialist would use, documented and

tooled to run in-house.

## Boundaries (so scope is clear)

DLP is licensing-/plan-dependent — Endpoint DLP and advanced classifiers require E5 / E5 Compliance (or A5) and onboarded devices (verify your tenant). This solution provides the technical configuration and the evidence; *which* records are FERPA-protected, what is directory versus non-directory information, which disclosures are permitted, the enforced action per category, and the acceptable false-positive threshold are FERPA-compliance, registrar, privacy, and legal determinations, captured alongside the delivered evidence.

# 1. Solution Overview — FERPA DLP Pack (Microsoft Purview)

## What this solution is

Student education records — grades, disciplinary and counseling records, student identifiers, financial aid data, and the personally identifiable information tied to them — leave educational institutions through the same everyday channels everyone uses: an email with a class roster attached, a gradebook shared "anyone with the link" from OneDrive or SharePoint, a student ID number pasted into a Teams chat, or a spreadsheet of records copied to a USB stick or printed from a faculty laptop. Microsoft Purview Data Loss Prevention (DLP) detects and controls that movement by matching the *content* being shared against sensitive information types (SITs) and classifiers, then applying a policy action — audit only, warn the user with a policy tip, allow with a business justification, or block — across Exchange email, SharePoint, OneDrive, Teams, and Endpoint (managed devices).

This is the FERPA-aligned DLP pack: a repeatable, evidence-driven way to stand up education-record detection and protection policies in Microsoft Purview using only the Microsoft Purview portal, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph — no third-party DLP tooling. Its defining discipline is that every policy is built and proven in SIMULATION mode first (Microsoft's built-in test mode that evaluates policy against real traffic and shows what *would* have matched, with zero user impact), tuned for a low false-positive rate, and only then moved to enforcement.

Scope boundary — FERPA determinations are deferred. This solution delivers the technical method and evidence for education-record DLP. *Which* records are FERPA-protected, what counts as directory information (disclosable without consent unless the student/parent has opted out) versus non-directory PII (which requires consent), which disclosures are permitted, and the enforced action per data category are FERPA-compliance, registrar, privacy, and legal determinations — deferred to those functions. The solution helps you configure and prove the control; it does not make the FERPA determination. (FERPA: 20 U.S.C. § 1232g; 34 CFR Part 99 — applicability is the institution's counsel to confirm.)

## Why this matters

DLP that is switched straight to enforce without simulation is the classic failure: it blocks

legitimate teaching and administration, floods the help desk, and gets disabled within a week.   Simulation-first is the difference between a control that survives and one that is turned off.

Student identifiers are institution-specific. There is no reliable built-in "student ID" detector —

student ID formats are local, so accurate detection usually needs a custom SIT (or Exact Data Match   against the SIS export), tuned to your ID scheme. Getting this classification layer right is what makes the   control trusted.

Directory vs non-directory is a policy decision, not a technical default. The same name-and-address

content may be freely disclosable directory information for one student and protected for another who has   opted out. DLP detects the *content*; the registrar/FERPA function decides the *treatment*.

Endpoint DLP is licensing- and onboarding-dependent — it requires the right plan and devices onboarded

to Purview (shared with Microsoft Defender for Endpoint onboarding). A policy scoped to the Devices   location does nothing until the endpoints are actually onboarded and reporting.

False positives are the enemy of adoption. A detector that fires on every internal reference number trains

faculty and staff to ignore every policy tip. Tuning — confidence levels, instance counts, supporting   keywords, and EDM — is what makes the control usable.

## How it works

Sensitive information types (SITs) and classifiers define *what* to look for. Purview ships 150+

built-in SITs (e.g. *U.S. Social Security Number (SSN)*, *All Full Names*, *U.S. Physical Addresses*,    *U.S. Bank Account Number*), and you can add custom SITs (regex + keyword + confidence) for local    identifiers such as a Student ID, Exact Data Match (EDM) SITs (matched against a hashed upload of    your real SIS/records export for near-zero false positives), and trainable classifiers for conceptual    categories (e.g. transcripts, disciplinary letters). *Whether a regulatory DLP policy template (for    example a FERPA-labeled template) is available in your tenant is licensing-/version-dependent — verify in    your tenant; do not assume one exists.*

DLP policies bind those SITs to locations (Exchange, SharePoint, OneDrive, Teams chat/channel, and

Devices/Endpoint) with conditions (which SIT, how many instances, what confidence), actions    (audit / notify / restrict / block; restrict USB/print/cloud-app upload on endpoint), and user    experience (policy tips, allow-with-justification, allow-override).

Simulation mode runs the policy against live traffic and records what *would* have matched — with or

without policy tips shown — so you can see the true hit volume and false positives before any    enforcement. Every policy in this pack starts here.

Tuning reduces false positives using confidence levels, instance thresholds, supporting keyword

evidence, EDM, and exceptions — measured against the simulation results.

Enforcement turns the tuned policy on (tips/override/block) in a limited ring, then expands.

Incident/alert handling — DLP rule matches raise alerts in the Purview portal and DLP events flow

to Activity Explorer; this pack wires the triage, severity, and response workflow so matches are    actually acted on.

## The five DLP locations (and what each controls for education records)

Exchange (email): rosters, grade reports, and records emailed to unintended or external recipients;

block or encrypt on match.

SharePoint & OneDrive: gradebooks and record files at rest and when shared; block external sharing on

match.

Teams chat & channel messages: student identifiers or record content pasted into messages.

Endpoint (Devices): activities on onboarded Windows/macOS devices — copy records to USB, copy to

network share, print, upload to unallowed cloud apps/browsers, copy to clipboard, paste to browser.   Requires onboarding and the right licensing.

On-premises / Fabric / Power BI / cloud apps (Defender for Cloud Apps): additional locations that may

be available depending on licensing — verify availability in your tenant.

## The simulate→enforce journey (the core discipline)

Define SITs/classifiers for education records → build each DLP policy in SIMULATION (no user impact) → measure hit volume and false positives in Activity Explorer / DLP alerts → tune (confidence, instance count, keywords, EDM, exceptions) → re-simulate until false positives are acceptable → enable with policy tips + allow-override/justification in a pilot ring → validate → expand to enforce (block) per the FERPA function's action determination → operate (triage alerts, review overrides, re-tune).

## What you can control

Which SITs/classifiers detect education records and at what confidence and instance count they

trigger (e.g. a single student ID vs a bulk roster).

Which locations each policy covers and which users/sites/groups are included or excluded (e.g. the

registrar's office may be treated differently from general faculty).

The action per data category (audit → tip → justify → block) — set per the FERPA/registrar

determination.

Whether users get policy tips, can override with justification, and what the override says.

The pilot ring enforced first and the simulation dwell time before enforcement.

## Limitations (be honest with buyers)

Endpoint DLP requires onboarded devices and the appropriate licensing (verify your plan — endpoint DLP

and several advanced classifiers are gated behind E5 / the E5 Compliance add-on). A Devices-location policy   is inert until onboarding is complete.

Some features are in preview and portal paths evolve — this pack flags "verify your

licensing/tenant" rather than asserting availability that may differ in your tenant.

DLP inspects content it can classify; strongly encrypted or unrecognized file formats, or content below

the confidence/instance threshold, will not match. DLP is one control among several, not a guarantee.

**The FERPA treatment of any given content — directory vs non-directory, permitted disclosure, enforced

action — is a compliance/registrar/legal decision**, not a technical default. This pack configures and   proves the control; the determination is deferred.

## Naming convention (used in every doc and script)

Every artifact this solution creates uses <Purpose> – <Scope> – <Stage>, reused verbatim across the docs, scripts, and the Purview portal. The standard set:

| Artifact | Name |
| --- | --- |
| Custom sensitive info type (student identifier) | Student ID – Custom SIT – FERPA |
| EDM schema / SIT (SIS records) | Student Records – EDM – FERPA |
| Email DLP policy (simulation) | DLP – Email Education Records – Simulation |
| Cloud DLP policy (simulation) | DLP – SPO+OneDrive+Teams Education Records – Simulation |
| Endpoint DLP policy (simulation) | DLP – Endpoint Education Records – Simulation |
| Enforced pilot policy | DLP – All Locations Education Records – Enforce Pilot |
| Pilot user ring | FERPA DLP Pilot Ring – Stage1 |
| Policy-tip / override text | FERPA DLP Notice – Standard – AllPolicies |
| Incident/alert workflow | FERPA DLP Alerts – Triage – Operations |

## The standard deployment model

Assess current education-record exposure and classification intent → Design SITs/classifiers, policies, and user experience → Configure SITs and policies in simulation → Pilot (simulate → tune → enforce to a ring) → Validate against pass/fail gates (records blocked, false-positive rate low, incidents handled) → Expand to the intended scope and ongoing operations. Every high-impact change is piloted in simulation first, with a documented rollback.

# 2. Requirements — FERPA DLP Pack (Microsoft Purview)

These are the solution-specific prerequisites for implementing FERPA-aligned education-record DLP across endpoint, cloud, and email. They build on — and do not repeat — the six shared prerequisites in global-requirements-purview.md (tenant + compliance licensing, least-privilege Purview roles, S&C PowerShell + Graph toolchain, in-scope data sources, compliance/records/privacy/legal stakeholders, and a pilot scope + change control). Verify each item below before starting the Implementation Guide.

For every requirement: Description (what it is), Why required, How to verify, How to implement if missing.

__________________________________________________

## 2.1 Licensing sufficient for the DLP features you will use — especially Endpoint DLP

Description: DLP for Exchange/SharePoint/OneDrive/Teams and built-in SITs is broadly available,

but Endpoint DLP, advanced/custom classifiers, Exact Data Match, and trainable classifiers   are plan-gated — typically Microsoft 365 E5 or the E5 Compliance add-on (some capabilities are   in preview). Many institutions run Microsoft 365 A3/A5 (Education) SKUs; confirm the DLP features   you need are included in your specific A-plan. This extends GR-#1 with the DLP-specific plan detail.

Why required: A DLP policy scoped to a location or using a classifier your plan doesn't include will not

function. Endpoint DLP and EDM in particular are E5/E5-Compliance (or A5) capabilities.

How to verify: In the Microsoft 365 admin center confirm the subscription/add-ons (A3/A5/E5/E5

Compliance); in the Purview portal → Data Loss Prevention confirm the Endpoint DLP and Devices   location and the classifier types you intend to use are visible. Flag "verify your licensing/tenant" —   availability evolves.

How to implement if missing: Acquire/assign the required licensing before building endpoint or

advanced-classifier policies; scope the initial rollout to features your plan covers.

## 2.2 DLP-specific least-privilege roles

Description: The DLP role groups in the Purview portal — Compliance Administrator or

Compliance Data Administrator to create/manage DLP policies, DLP Compliance Management for policy   management, View-Only DLP Compliance Management for read-only review, and the Data Loss Prevention   role for alert/incident handling. Global Administrator only where genuinely required. Extends GR-#2.

Why required: Purview enforces fine-grained role groups; DLP configuration and alert triage require the

matching role, and least privilege keeps the blast radius small — especially important where alert   evidence may itself contain student PII.

How to verify: Purview portal → Settings → Roles & scopes → Permissions (or Microsoft Purview

roles) — confirm your account's role-group membership includes the DLP roles you need.

How to implement if missing: Assign the least-privilege DLP role group under change control; separate

policy authors from alert triagers where possible.

## 2.3 Devices onboarded to Purview for Endpoint DLP

Description: Endpoint DLP monitors activities on onboarded Windows 10/11 and macOS devices —

faculty and staff laptops are the endpoints where records are copied to USB, printed, or uploaded.   Onboarding is done in Purview portal → Settings → Device onboarding (or via Intune / a script / Group   Policy) and is shared with Microsoft Defender for Endpoint onboarding — devices already onboarded to   Defender for Endpoint are onboarded for Endpoint DLP.

Why required: A DLP policy scoped to the Devices location does nothing on a device that is not

onboarded and reporting. Onboarding is the hard prerequisite for any endpoint control.

How to verify: Purview portal → Settings → Device onboarding → Devices shows onboarded devices;

confirm target devices appear and are reporting.

How to implement if missing: Onboard devices via the Purview device-onboarding package, Intune, or

Group Policy; confirm the minimum OS build and any required Antimalware/AV state per Microsoft docs before   scoping endpoint policies.

## 2.4 An education-record classification intent and a student-identifier SIT inventory

Description: A documented view of which education records and identifiers you are protecting

(student ID numbers, SSNs, grades/transcripts, disciplinary and counseling records, financial-aid data,   and the PII tied to them) mapped to the SITs/classifiers that detect them — built-in SITs where they   fit (e.g. *U.S. SSN*, *All Full Names*), and a custom SIT / EDM / trainable classifier for local   student identifiers and record types. Extends GR-#4.

Why required: DLP policies key off SITs; there is no reliable built-in "student ID" detector, so

without a custom SIT tuned to your ID scheme (and knowing at what confidence/instance count it should   fire), policies are guesswork and generate false positives.

How to verify: Purview portal → Data classification → Classifiers → Sensitive info types lists

built-in and custom SITs; confirm the ones you need exist (or are planned). Confirm the record categories   and identifier formats with the registrar/data owners.

How to implement if missing: Build the SIT inventory (this solution's Discovery script assesses

built-in SIT coverage); plan a Student ID – Custom SIT – FERPA and, where near-zero false positives   are required, a Student Records – EDM – FERPA schema.

## 2.5 Source data for Exact Data Match (only if EDM is used)

Description: For EDM SITs, a sensitive data table (e.g. an export of the Student Information

System / records) and a workstation with the EDM Upload Agent to hash and upload it — the raw data   never leaves your control; only salted hashes are uploaded.

Why required: EDM matches against *your actual student records*, which is what drives false positives

to near zero — but it requires the schema, the hashed upload, and a refresh cadence as enrollment   changes.

How to verify: Confirm the source table, the EDM schema, the upload agent host, and a scheduled

refresh. Purview portal → Data classification → Exact data matches shows configured EDM schemas.

How to implement if missing: Define the EDM schema and refresh process (*which* fields are in scope is

deferred to the registrar/data owner); if EDM is not in your plan or not needed, use a custom SIT with   confidence/keyword tuning instead.

## 2.6 A pilot ring, simulation dwell time, and change control (DLP-specific)

Description: A named pilot user/device ring (FERPA DLP Pilot Ring – Stage1), an agreed

simulation dwell time (how long each policy runs in simulation before enforcement — long enough to   capture representative traffic, ideally spanning a grading or enrollment cycle), and the change-control   window for moving simulation → enforce. Extends GR-#6.

Why required: DLP is high-impact in an academic setting where records move constantly during grading

and admissions; enforcing without a simulation baseline and a limited ring is how DLP breaks the business.   The house model mandates simulation first, then a ring, then expand.

How to verify: Confirm the pilot ring membership, that simulation mode is selected on each new

policy, and the approval path to enforce.

How to implement if missing: Define the ring and dwell time and agree change control before enabling

any enforcement action.

## 2.7 An incident/alert triage owner and destination

Description: A named owner (or queue) for DLP alerts raised in **Purview portal → Data loss

prevention → Alerts (`FERPA DLP Alerts – Triage – Operations`), plus where DLP events are reviewed   (Activity Explorer**) and, optionally, where they are forwarded (SIEM/Microsoft Sentinel via the Office   365 Management Activity API / Defender connectors). Severity and response actions defined. Because alert   evidence can contain student PII, the triage owner must hold the appropriate least-privilege role.

Why required: A DLP match with no one to triage it is not a control. Alerts and Activity Explorer are

where matches surface; someone must own triage, severity, and response.

How to verify: Confirm the triage owner/queue, the alert-severity scheme, and any SIEM forwarding is

configured.

How to implement if missing: Assign the owner, define severity/response, and (optionally) wire SIEM

forwarding before enforcement generates real alerts.

__________________________________________________

### Requirements summary

| # | Requirement | Gate |
| --- | --- | --- |
| GR 1–6 | Category prerequisites (global-requirements-purview.md) | Tenant/licensing, roles, toolchain, scope, stakeholders, pilot + change control |
| 2.1 | DLP/Endpoint licensing (E5 / E5 Compliance / A5; verify) | Endpoint & advanced classifiers available |
| 2.2 | DLP least-privilege roles | Author + triage roles assigned |
| 2.3 | Devices onboarded to Purview | Endpoint location functional |
| 2.4 | Education-record classification intent + student-ID SIT inventory | Policies key off correct SITs |
| 2.5 | EDM source data + agent (if used) | Near-zero-FP matching for real records |
| 2.6 | Pilot ring + simulation dwell + change control | Simulate-first enforced |
| 2.7 | Alert/incident triage owner + destination | Matches are acted on |

Deferred to FERPA compliance / registrar / privacy / legal: which records are FERPA-protected, directory vs non-directory treatment, permitted disclosures, the enforced action per category, and regulatory applicability. This solution provides the technical configuration and evidence, not the determination.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — FERPA DLP Pack (Microsoft Purview)

This is the exact, ordered procedure to implement FERPA-aligned education-record DLP across email, cloud, Teams, and endpoint — every policy built in SIMULATION first, tuned, then enforced in a ring, then expanded. Portal paths and cmdlets are from Microsoft's public documentation; licensing-/plan-dependent features and evolving portal paths are flagged "verify your licensing/tenant" and are never asserted for your tenant. Do the phases in order. Each phase names its artifacts (from the Overview naming table), states a pass/fail gate, and gives a rollback.

Automation. The five delivered PowerShell tools run through Security & Compliance PowerShell (Connect-IPPSSession) and Microsoft Graph. They are read-only or -WhatIf by default; writes require an explicit -Commit switch. No credentials are stored in code.

Determinations deferred. *Which* records are FERPA-protected, directory vs non-directory treatment, which disclosures are permitted, and the *enforced action* per category are FERPA-compliance / registrar / privacy / legal decisions. This guide configures and proves the control; capture those decisions before Phase 3.

__________________________________________________

## Phase 0 — Connect and baseline (Assess)

Connect the toolchain (GR-#3). On the admin workstation:

Install-Module ExchangeOnlineManagement -Scope CurrentUser -Force   # provides Connect-IPPSSession
   Connect-IPPSSession -UserPrincipalName admin@contoso.com            # Security & Compliance PowerShell
   Connect-MgGraph -Scopes 'Organization.Read.All','InformationProtectionPolicy.Read' -NoWelcome

Run the posture assessment (delivered script #1, read-only):

.\DLPFERPA-Discovery.ps1 -CsvPath .\DLPFERPA-Posture.csv

It reports existing DLP policies and their mode, built-in vs custom SIT coverage (including whether a    student-identifier custom SIT already exists), and licensing/endpoint readiness signals.

Confirm licensing and endpoint readiness (Req 2.1, 2.3): confirm E5/E5-Compliance/A5 where endpoint or

advanced classifiers are needed, and that target faculty/staff devices are onboarded.

Pass/fail gate: you have a written baseline (existing policies + modes), a SIT coverage map for education records, and confirmed licensing + endpoint onboarding for the locations you will target. Rollback: none (read-only).

__________________________________________________

## Phase 1 — Design the classification layer (SITs & classifiers for education records)

Decide, per in-scope record category, which detector applies. Do not invent SITs — use built-in where they fit; build custom/EDM/trainable only for gaps. *Whether a regulatory (e.g. FERPA-labeled) DLP policy template is available is version-/licensing-dependent — check the template gallery, but do not rely on one existing.*

Map built-in SITs first. In **Purview portal → Data classification → Classifiers → Sensitive info

types, confirm the built-in SITs for your categories — e.g. *U.S. Social Security Number (SSN)*, *All    Full Names*, *U.S. Physical Addresses*, *U.S. Bank Account Number* (for financial-aid data). Note each    SIT's confidence levels and default instance count**.

Author a custom SIT for the student identifier. Student IDs are institution-specific, so create

Student ID – Custom SIT – FERPA with a regex primary pattern matched to your ID format, supporting    keywords (e.g. "student ID", "student number", "SIS ID"), a confidence level, and a character    proximity. Portal: Classifiers → Sensitive info types → Create sensitive info type. Test it against    sample text in the wizard's Test step with fabricated IDs.

Configure EDM where near-zero false positives are required (Req 2.5). Define the schema

(Student Records – EDM – FERPA), hash-and-upload the SIS/records export with the EDM Upload Agent,    and set a refresh cadence tied to enrollment changes. Portal: Data classification → Exact data    matches. *Which fields are in scope is the registrar/data owner's determination.*

Add trainable classifiers where a category is conceptual, not pattern-based (e.g. transcripts,

disciplinary letters) — use a built-in trainable classifier where one fits, or train a custom one on    sample content. Verify availability against your plan.

Pass/fail gate: every in-scope record category maps to a named, tested SIT/classifier at a chosen confidence and instance count; the student-ID custom SIT matches fabricated IDs and does not match unrelated numbers. Rollback: delete unused custom SITs/EDM schemas (they have no effect until referenced by a policy).

__________________________________________________

## Phase 2 — Build the DLP policies in SIMULATION (Configure — no user impact)

Create one policy per location group, each in simulation mode. Simulation evaluates the policy against real traffic and records what *would* match, with no enforcement and (optionally) with policy tips shown.

Email DLP policy — `DLP – Email Education Records – Simulation`.

Portal: Data loss prevention → Policies → Create policy → custom (or a regulatory template if one    applies in your tenant) → Locations: Exchange email only → rule: condition *Content contains* the    education-record SITs from Phase 1 (Student ID SIT, SSN, and/or the EDM SIT) at the chosen    confidence/instance count → action *Restrict access or encrypt* (kept inert by simulation) → Policy    mode: Run the policy in simulation mode (optionally *with policy tips*). Finish.

Cloud DLP policy — `DLP – SPO+OneDrive+Teams Education Records – Simulation`.

Same flow → Locations: SharePoint sites, OneDrive accounts, Teams chat and channel messages →    conditions as above → action *Restrict access* (block external sharing on match) → simulation mode.

Endpoint DLP policy — `DLP – Endpoint Education Records – Simulation` (requires onboarded devices +

licensing). Same flow → Locations: Devices → conditions as above → endpoint activities to     audit/restrict: *copy to USB/removable media*, *copy to network share*, *print*, *upload to unallowed     cloud apps/browser*, *copy to clipboard*, *paste to browser* → simulation mode. Confirm the Devices     location is selectable (if not, revisit licensing/onboarding — Req 2.1/2.3).

Set the user experience consistently: define FERPA DLP Notice – Standard – AllPolicies policy-tip

text (in plain academic language — *why* this was flagged and *what to do*) and enable allow override     with justification where the FERPA/registrar function permits — but note tips/overrides only *appear*     once a policy is enforced; in simulation they are captured, not shown to end users unless "simulation     with policy tips" is selected.

Verify with the config helper (delivered script #2, -WhatIf by default):

.\DLPFERPA-Config.ps1 -PolicyName 'DLP - Email Education Records - Simulation' `
        -Locations Exchange -SensitiveTypes 'Student ID - Custom SIT - FERPA' -MinCount 5 -Confidence High -WhatIf

Run with -Commit only to apply an intended change; the script never leaves a policy in enforce mode.

Pass/fail gate: all three policies exist and are confirmed in simulation (script #1/#2 report Mode = TestWithoutNotifications / TestWithNotifications, i.e. simulation), scoped to the correct locations and education-record SITs. Rollback: delete the simulation policy — simulation has no user impact, so removal is clean.

__________________________________________________

## Phase 3 — Measure and tune (drive false positives down)

Let each policy run in simulation for the agreed dwell time (Req 2.6) to capture representative academic traffic (grading, admissions, registrar operations).

Review what matched. Purview portal → Data loss prevention → Alerts (simulation alerts) and

Data classification → Activity explorer (filter to DLP activities) show every simulated match with     the file/message, the SIT, and the confidence. Export with the reporting script:

.\DLPFERPA-Report.ps1 -Days 14 -CsvPath .\DLPFERPA-Matches.csv

Classify each match as true positive or false positive and identify the false-positive drivers

(e.g. the Student ID SIT firing on unrelated 8-digit numbers, or a name-and-address match on directory     information the registrar has deemed disclosable — a treatment decision, not a detector fault).

Tune to reduce false positives without losing true positives:

Raise the confidence level (e.g. medium → high) so only high-confidence matches count.

Raise the instance count (e.g. require ≥5 student IDs, not 1) to focus on bulk-roster leaks.

Add supporting keywords / proximity to the Student ID custom SIT so context is required.

Introduce EDM (Student Records – EDM – FERPA) for categories where pattern SITs over-match.

Add exceptions (e.g. exclude a registrar mailbox/site the FERPA function has scoped out) where

justified.

Re-simulate after each tuning change and re-measure. Repeat until the false-positive rate meets the

validation gate (see Testing).

Pass/fail gate: measured false-positive rate is at/under the agreed threshold on the simulation sample, with true positives (real education-record leaks) still detected. Rollback: revert the last tuning change (script #2 -WhatIf shows the diff before -Commit).

__________________________________________________

## Phase 4 — Enforce in a pilot ring (Pilot)

Scope to the pilot ring. Add FERPA DLP Pilot Ring – Stage1 (users) and pilot devices as the

included scope on each policy (all other users/devices excluded for now):

.\DLPFERPA-Set-Scope.ps1 -PolicyName 'DLP - Email Education Records - Simulation' `
        -PilotRingGroup 'FERPADLPPilotRing@contoso.com' -Location Exchange -Commit

Move the ring to enforcement. Change Policy mode from *simulation* to Turn it on / Enforce.

Start with policy tips + allow-override (justification) rather than hard block, so pilot staff can     report false negatives/positives while retaining a business escape hatch for legitimate record handling.

Confirm enforcement is live for the ring only (script #1 reports mode Enable and the scoped

identities). Confirm end users in the ring now see the FERPA DLP Notice – Standard – AllPolicies tip on     a test match (fabricated data).

Handle incidents. Wire FERPA DLP Alerts – Triage – Operations: assign the alert owner/queue

(Req 2.7), set severities, and (optionally) forward to SIEM/Sentinel. Triage a real simulated/pilot alert     end-to-end to prove the workflow — and confirm alert evidence is only accessible to appropriately-roled     staff.

Pass/fail gate: the pilot ring is enforced (tips shown, overrides captured), matches raise alerts, and the triage workflow produces a dispositioned incident. No enforcement outside the ring. Rollback: set the policy back to simulation mode (single setting) — instantly removes enforcement with no data change.

__________________________________________________

## Phase 5 — Expand and harden (Enforce → Operate)

Expand scope from the ring to the full intended population once the pilot gate passes, keeping

documented exclusions (e.g. the registrar's office if scoped differently by the FERPA function).

Escalate the action per the FERPA/registrar determination — e.g. move a category from *tip + override*

to block where required (external sharing of non-directory records) — one category/location at a time,     re-validating after each.

Operationalize: schedule the reporting script for a recurring false-positive/alert review, review

user overrides (are staff justifying legitimately or bypassing?), refresh EDM data on cadence as     enrollment changes, and re-tune as data and behavior change.

Validate end-to-end with the delivered testing procedure (next section) and record the pass/fail

evidence.

Pass/fail gate: enforcement live across the intended scope with the FERPA-mandated action per category; false-positive rate steady/low; alerts triaged on cadence; overrides reviewed. Rollback: any policy can be returned to simulation at any time as an immediate, non-destructive safety switch; individual policies can be disabled without affecting others.

__________________________________________________

## Order-of-operations summary

| Phase | Do | Artifact(s) | Gate | Rollback |
| --- | --- | --- | --- | --- |
| 0 Assess | Connect, baseline, confirm licensing/onboarding | Posture CSV | Baseline + readiness confirmed | n/a (read-only) |
| 1 Design | Map built-in SITs, build Student ID SIT / EDM / classifiers | Custom SIT / EDM schema | Every category → tested detector | Delete unused SIT/EDM |
| 2 Configure | Build 3 policies in simulation | Email/Cloud/Endpoint sim policies | All in simulation, correct scope | Delete sim policy |
| 3 Tune | Measure + reduce false positives | Matches CSV | FP rate ≤ threshold | Revert tuning change |
| 4 Pilot | Enforce to ring, wire alerts | Pilot ring, alert triage | Ring enforced, incident dispositioned | Back to simulation |
| 5 Expand | Broaden scope, escalate to block, operate | Enforced policies | Full-scope enforce, low FP, alerts triaged | Simulation / disable |

# 5. Testing & Validation — FERPA DLP Pack (Microsoft Purview)

Validate the education-record DLP implementation against explicit pass/fail gates. The three headline gates are: (A) record leaks are blocked, (B) the false-positive rate is low, and (C) incidents are handled. Run every test with non-real, clearly-fake sample data — fabricated student IDs, the Microsoft-documented test SSN pattern, and dummy names — never real student records or PII. Record the evidence.

All tests assume the policies from the Implementation Guide, first proven in simulation and then enforced to the pilot ring. Endpoint tests require an onboarded device (Req 2.3).

__________________________________________________

## Test A — Detection & enforcement (record leaks are blocked)

| # | Test | Steps | Pass condition |
| --- | --- | --- | --- |
| A1 | Email match blocked | From a pilot-ring user, send an email to an external recipient containing a fabricated roster with enough fake student IDs/SSNs to meet the threshold. | Message is blocked/encrypted per the enforced action; sender sees the policy tip; a DLP alert is raised. |
| A2 | SharePoint/OneDrive external share blocked | As a ring user, upload a fake gradebook with the education-record SIT and attempt to share it externally. | External sharing is blocked/restricted on match; event appears in Activity Explorer. |
| A3 | Teams message match | Paste fabricated student-ID/record content into a Teams chat/channel covered by the policy. | Message is blocked or tipped per the enforced action; event logged. |
| A4 | Endpoint — USB copy | On an onboarded ring device, copy a fake records file to removable media. | Activity is audited/blocked per policy; endpoint DLP event appears in Activity Explorer. |
| A5 | Endpoint — print / cloud upload | On the ring device, attempt to print the fake records file and upload it to an unallowed cloud app/browser. | Each activity is audited/restricted per policy; events logged. |
| A6 | Below-threshold negative | Send content with fewer student IDs than the threshold (or lower confidence). | Correctly not matched — confirms the threshold/confidence tuning holds. |

Gate A (pass): A1–A5 each produce the enforced action and a logged event; A6 correctly does not match.

__________________________________________________

## Test B — False-positive rate (adoption gate)

| # | Test | Steps | Pass condition |
| --- | --- | --- | --- |
| B1 | Simulation FP baseline | Over the agreed dwell time, export simulation matches (DLPFERPA-Report.ps1 -Days <n>) and classify each as TP/FP. | False-positive rate ≤ the agreed threshold (define with the FERPA function; a common target is ≤10% of matches, or an absolute FP count the triage team can absorb). |
| B2 | Legitimate-traffic negative | Run representative legitimate academic content (no real student data) through the covered channels — internal course materials, reference numbers, non-record documents. | Legitimate traffic is not matched — no spurious tips/blocks. |
| B3 | Student-ID SIT precision | Send documents containing unrelated numbers with the same digit length as a student ID but no supporting keywords. | The Student ID – Custom SIT – FERPA does not fire without its keyword/proximity context. |
| B4 | Post-tuning re-measure | After each tuning change (confidence↑, instance count↑, keywords, EDM, exceptions), re-simulate and re-measure. | FP rate trends down while true positives (Test A) still fire. |
| B5 | Override sanity | In the pilot ring, review captured allow-with-justification overrides. | Overrides are legitimate academic/administrative justifications, not routine bypass — if routine, re-tune or re-scope. |

Gate B (pass): measured FP rate at/under threshold on the simulation sample with true positives intact.

__________________________________________________

## Test C — Incident / alert handling (the control is operable)

| # | Test | Steps | Pass condition |
| --- | --- | --- | --- |
| C1 | Alert raised | Trigger a policy match (Test A1/A4). | A DLP alert appears in Purview → Data loss prevention → Alerts with the correct policy, severity, and evidence. |
| C2 | Triage workflow | The FERPA DLP Alerts – Triage – Operations owner/queue picks up the alert, sets status, and dispositions it. | Alert moves through the defined states to a resolved disposition by the named owner. |
| C3 | Activity Explorer trail | Locate the same event in Data classification → Activity explorer. | Full evidence trail present (user, location, SIT, action) for investigation. |
| C4 | Evidence access control | Confirm who can view the alert evidence (which may contain student PII). | Only appropriately-roled staff can view; least-privilege holds (Req 2.2/2.7). |
| C5 | SIEM forwarding (if configured) | Confirm the DLP event reaches the SIEM/Sentinel destination (Req 2.7). | Event present in the downstream system with usable fields. |

Gate C (pass): matches raise alerts, alerts are triaged to disposition by the owner with least-privilege evidence access, and the trail (and SIEM forward, if used) is present.

__________________________________________________

## Simulation-first & rollback validation

| # | Test | Pass condition |
| --- | --- | --- |
| S1 | Nothing enforced outside the ring | Users/devices outside FERPA DLP Pilot Ring – Stage1 experience no blocking during pilot. |
| S2 | Instant rollback | Setting any enforced policy back to simulation mode immediately removes enforcement with no data change (verify a previously-blocked action now only simulates). |
| S3 | Scripts are safe-by-default | DLPFERPA-Config.ps1 and DLPFERPA-Set-Scope.ps1 run without -Commit make no change (-WhatIf output only); discovery/validate/report scripts are read-only. |

__________________________________________________

## Evidence to capture (for the deliverable record)

Baseline posture CSV (Phase 0) and the education-record SIT coverage map.

Simulation match export + TP/FP classification and the computed false-positive rate before/after

tuning (Gate B).

Screenshots/log of Test A enforcement actions and the raised alerts (Gate A/C).

The dispositioned incident from Test C2, the evidence-access confirmation (C4), and, if used, the SIEM

forward (C5).

Confirmation that outside-ring users were unaffected (S1) and that simulation rollback works (S2).

Determination boundary. These tests prove the control works. Whether a given record category's enforced action, its directory-vs-non-directory treatment, and the acceptable FP threshold are *acceptable* is a FERPA-compliance/registrar/legal sign-off, captured alongside the evidence above.

# 6. Troubleshooting — FERPA DLP Pack (Microsoft Purview)

Symptom-first fixes for the failures you actually hit implementing education-record DLP across email, cloud, Teams, and endpoint. Most problems are one of: a policy not matching, the student-ID SIT not firing, the endpoint location unavailable, too many false positives, or matches that raise no alert.

__________________________________________________

## Policy / detection

A DLP policy matches nothing even though the content clearly contains education records.

Confirm the policy is actually enabled and in a mode that evaluates — a *disabled* policy does nothing;

a simulation policy evaluates and logs but does not block. Check with DLPFERPA-Discovery.ps1 (Mode   column) or DLPFERPA-Validate.ps1.

Check the instance count and confidence on the rule — if it requires ≥5 student IDs at High confidence

and your test has 1, it correctly won't fire. Lower the threshold for testing, or add more sample   instances.

Policy propagation takes time — newly created/changed DLP policies can take **up to ~1 hour (and longer

for some locations)** to take effect. Wait before concluding it's broken.

Confirm the location scope includes where you're testing (e.g. the specific site/user), and that the

test identity isn't in an exclusion (e.g. a registrar mailbox the FERPA function scoped out).

The `Student ID – Custom SIT – FERPA` never matches.

Test the SIT's regex + keywords in the SIT wizard's Test step with a fabricated ID that matches

your format. A too-strict regex, wrong character proximity, or a required keyword that isn't present   will suppress all matches. Loosen and re-test incrementally.

If it matches *too much* (e.g. every 8-digit number), that's a precision problem, not a miss — add/require

supporting keywords ("student ID", "SIS ID") and tighten proximity (see False positives below).

Matches appear in simulation but nothing is blocked.

That is correct — simulation logs what *would* happen without enforcing. To block, move the policy to

enforce for the pilot ring (Implementation Phase 4). If you expected blocking, you're still in   simulation.

A name-and-address match looks like a false positive but the registrar says it's fine.

That may be directory information the FERPA/registrar function has deemed disclosable — a *treatment*

decision, not a detector fault. Don't weaken the detector; implement the agreed exception as a documented   scope exclusion, and record the FERPA sign-off.

## Endpoint DLP

The Devices/Endpoint location isn't available when creating a policy.

Licensing: Endpoint DLP requires the appropriate plan (E5 / E5 Compliance / A5) — check the licensing

signal with DLPFERPA-Validate.ps1 and verify in the admin center.

Onboarding: the Devices location depends on onboarded devices — confirm in **Purview portal →

Settings → Device onboarding**. No onboarded devices → the location does nothing even if selectable.

Endpoint policy is enforced but device activities (USB/print/upload) aren't caught.

Confirm the specific device is onboarded and reporting (portal device list), meets the **minimum OS

build**, and — for some activities — that the required agent/AV prerequisites per Microsoft docs are met.

Confirm the activity is in scope of the rule (e.g. "copy to USB" is enabled) and that the app/browser

or network path isn't on an allowed/exception list (e.g. a sanctioned SIS/LMS tool).

Allow for reporting latency — endpoint events can take time to surface in Activity Explorer.

## False positives (the adoption killer)

Faculty/staff are getting policy tips on legitimate, non-record content.

Export matches with DLPFERPA-Report.ps1 -CsvPath ..., classify TP/FP, and identify the driver.

Raise confidence (medium→high) and/or instance count (a single ID is often legitimate; a roster is

a leak) so low-signal hits don't fire.

Add supporting keywords/proximity to the Student ID custom SIT so context is required, not just a

number pattern.

For a built-in SIT (or a pattern SIT) that over-matches your identifiers, move that category to **Exact

Data Match** (Student Records – EDM – FERPA) so only your real enrolled records match.

Add a targeted exception where the FERPA function has justified it (specific mailbox/site) — narrowly,

with a documented reason.

Re-simulate after each change and re-measure — don't stack multiple changes blind.

## Alerts / incident handling

Policy matches occur but no alert appears / no one is notified.

Confirm alerts are configured on the rule (alert on match, threshold) and check **Purview → Data loss

prevention → Alerts**. Some low-severity matches aggregate rather than alert per event.

Confirm audit logging is enabled in the tenant — the report script and Activity Explorer rely on it.

Confirm the triage owner/queue (FERPA DLP Alerts – Triage – Operations) exists and, if forwarding to

SIEM/Sentinel, that the connector is healthy (Req 2.7).

Triage staff can't see the alert evidence (or see too much).

Alert evidence can contain student PII — access is governed by role. Confirm the triage owner holds the

least-privilege Data Loss Prevention / View-Only DLP role and nothing broader (Req 2.2/2.7).

The report script returns no matches.

Audit log latency: DLP events can take time to appear; widen -Days and re-run.

Freshly created policies need dwell time — there may simply be no matches yet.

Confirm audit logging is on and your account has the View-Only DLP / audit role.

## Connectivity / tooling

`Connect-IPPSSession` or a DLP cmdlet fails.

Ensure the ExchangeOnlineManagement module is installed/updated and you're using a **modern-auth /

MFA-capable** admin.

Confirm the account holds the required DLP role (Compliance Administrator / Compliance Data

Administrator / DLP Compliance Management) — a missing role surfaces as "cmdlet not recognized" or access   denied.

A script made an unexpected change.

The delivered scripts are read-only or `-WhatIf` by default; writes require -Commit. If a change

landed, it was committed intentionally — the config helper never leaves a policy in enforce, so the   safe recovery is always to set the policy back to simulation in the portal (one setting, no data   change).

__________________________________________________

### Fast triage table

| Symptom | First check |
| --- | --- |
| Policy matches nothing | Mode (disabled/sim), instance count/confidence, propagation time, scope/exclusion |
| Student ID SIT never fires | Test regex+keywords+proximity in the SIT wizard |
| Student ID SIT over-matches | Require supporting keywords, tighten proximity, or move to EDM |
| Nothing blocked | Still in simulation — that's expected; enforce the ring to block |
| "False positive" on name/address | May be directory information — a registrar/FERPA treatment call, not a detector fault |
| Devices location missing | Licensing (E5/E5 Compliance/A5) + device onboarding |
| Endpoint activity not caught | Device onboarded/reporting, activity in scope, allowed-app/network exceptions |
| Too many false positives | Raise confidence/instance count, add keywords/EDM, exceptions, re-simulate |
| No alert on match | Alert config on rule, audit logging on, triage owner, SIEM connector |
| Evidence access wrong | Least-privilege DLP role on the triage owner |
| Report returns nothing | Audit latency/dwell time, audit logging on, role |
| Cmdlet/connect fails | Module updated, modern auth, correct DLP role |

# 7. Best Practices — FERPA DLP Pack (Microsoft Purview)

Field-tested practices for running education-record DLP across endpoint, cloud, and email so the control stays trusted, effective, and low-noise in an academic environment. These complement the Implementation and Testing guides.

## Simulate before you enforce — always

Never switch a new or materially changed DLP policy straight to enforce. Run it in simulation

first, long enough to capture representative academic traffic (a grading or admissions cycle is ideal —   Req 2.6), and read the results before enabling.

Use simulation with policy tips on the pilot ring when you want faculty/staff feedback before hard

block.

Treat simulation mode as your permanent safety switch: any enforced policy can be returned to

simulation in one setting, instantly removing enforcement with no data change — this is your rollback.

## Get the student-identifier classification right

There is no reliable built-in student-ID detector — build Student ID – Custom SIT – FERPA tuned to

your local ID format, with supporting keywords and proximity so a bare number doesn't fire.

Use Exact Data Match (Student Records – EDM – FERPA) for categories where pattern SITs over-fire — it

matches your *actual* enrolled records and drives false positives toward zero, at the cost of an upload +   refresh cadence tied to enrollment.

Reuse built-in SITs (SSN, names, addresses, bank account) wherever they fit; build custom/EDM/trainable

only for genuine gaps — fewer, well-tuned detectors beat a sprawl of overlapping ones.

## Tune for a low false-positive rate (adoption depends on it)

Start at higher confidence and a realistic instance count — a single student ID is often

legitimate; a roster of them in one outbound file is a leak. Bulk-exfiltration thresholds cut false   positives dramatically.

Every false positive that reaches a faculty member erodes trust in every policy tip. Budget for a

tuning cycle, not a one-time build.

Re-simulate after each change and re-measure — don't stack multiple tuning changes blind.

## Respect the directory-vs-non-directory boundary

DLP detects content; the registrar/FERPA function decides treatment. The same name-and-address content

may be disclosable directory information for one student and protected for another who has opted out.   Don't encode a FERPA determination into a detector — scope and action follow the compliance decision.

Where the FERPA function scopes a mailbox/site out (e.g. the registrar's controlled disclosure workflow),

implement it as a documented exception, not a silently weakened policy.

## Right-size the user experience

Show clear, actionable policy tips in plain academic language — tell the user *why* and *what to do*,

not a compliance error code. Reuse one standard notice (FERPA DLP Notice – Standard – AllPolicies).

Prefer allow-with-justification / override over hard block for categories where legitimate academic

exceptions exist, then review the overrides — routine overriding means the policy is mis-scoped.

Reserve hard block for the categories where the FERPA function requires it (e.g. external sharing of

non-directory records); escalate to block one category at a time, re-validating each.

## Endpoint DLP specifics

Onboarding is the gate. A Devices policy is inert until the faculty/staff device is onboarded (shared

with Defender for Endpoint) and reporting — verify onboarding before blaming the policy.

Roll endpoint controls out audit-first: audit USB/print/cloud-upload activities before restricting, so

you see real record-handling patterns and avoid blocking legitimate academic workflows.

Mind unallowed vs allowed apps/browsers and network exceptions — configure the allowed-app and

network-path lists so sanctioned SIS/LMS tools aren't caught alongside exfiltration paths.

## Operations & governance

Give DLP alerts an owner and an SLA (Req 2.7). Match volume without triage is not a control. Forward to

SIEM/Sentinel where central SecOps needs visibility — but keep evidence access least-privilege since it can   contain student PII.

Review Activity Explorer and the false-positive rate on a recurring cadence; re-tune as data and

behavior drift across terms.

Enforce least-privilege roles and, where possible, separate policy authors from alert triagers.

Refresh EDM data on a schedule aligned to enrollment — stale EDM data silently degrades matching.

Keep a change log of every simulate→enforce transition and every action escalation, with the FERPA/

registrar sign-off attached.

## Stay inside the boundary

DLP is one control, not a guarantee — it inspects content it can classify; combine with sensitivity

labels, encryption, and insider-risk where the risk warrants.

Verify licensing/tenant before relying on any endpoint or advanced-classifier capability, and before

assuming a FERPA-labeled policy template exists — plans and portal paths evolve; don't assume a feature is   present.

The **FERPA treatment, the enforced action, and the acceptable false-positive threshold per category are

compliance/registrar/legal determinations** — you provide the technical control and the evidence; they own   the decision.

# 8. Deliverables Summary — FERPA DLP Pack (Microsoft Purview)

What you receive in this solution, and what "done" looks like.

## Documentation

| Document | What it gives you |
| --- | --- |
| Solution Overview | The education-record DLP model — SITs/classifiers (including the Student ID custom SIT and EDM), the five locations (email, SharePoint, OneDrive, Teams, endpoint), policy tips/overrides, the directory-vs-non-directory boundary, and the simulate→enforce journey; naming convention. |
| Requirements Guide | Solution-specific prerequisites (DLP/Endpoint licensing incl. A3/A5, DLP roles, device onboarding, education-record classification intent + student-ID SIT inventory, EDM source data, pilot ring, alert triage owner) each with verify/implement steps, on top of the six category prerequisites. |
| Implementation Guide | The exact ordered phases: connect/baseline → design education-record SITs → build policies in simulation → tune false positives → enforce to a pilot ring → expand; each phase named, gated, and with a rollback. |
| Testing & Validation | Pass/fail gates for the three headline outcomes — record leaks blocked (A), low false-positive rate (B), incidents handled (C) — plus student-ID precision, evidence-access, simulation-first and rollback checks, all with fabricated test data. |
| Troubleshooting Guide | The common failure modes (policy not matching, student-ID SIT never fires, endpoint location missing, floods of false positives, no alerts) and how to resolve them. |
| Best Practices | Simulate-first discipline, student-identifier classification, false-positive tuning, the directory/non-directory boundary, user-experience design, endpoint specifics, and operations/governance. |
| Executive Summary | One-page business framing for approvers. |

## PowerShell tools (5) — Security & Compliance PowerShell / Graph

All tools are read-only or `-WhatIf` by default; writes require an explicit -Commit. No credentials are stored in code. They connect via Connect-IPPSSession and/or Connect-MgGraph.

| # | Script | Role | Default safety |
| --- | --- | --- | --- |
| 1 | DLPFERPA-Discovery.ps1 | DLP posture + education-record SIT coverage assessment: existing policies and their mode, built-in vs custom SIT coverage (incl. whether a student-ID SIT exists), licensing/endpoint readiness signals. | Read-only |
| 2 | DLPFERPA-Config.ps1 | DLP policy configuration/remediation helper: creates/updates an education-record policy in simulation mode and reports the intended change. | -WhatIf (writes need -Commit; never leaves a policy in enforce) |
| 3 | DLPFERPA-Validate.ps1 | Validation checker: confirms the FERPA policy set is in simulation, scoped to the correct locations/SITs, and (optionally) checks endpoint-location/onboarding readiness — reports pass/fail per gate. | Read-only |
| 4 | DLPFERPA-Report.ps1 | DLP match / false-positive tuning report: exports simulation/enforcement matches for TP-vs-FP classification and rate calculation. | Read-only |
| 5 | DLPFERPA-Set-Scope.ps1 | Scope/health helper: reports a policy's locations/mode/scope and (with -Commit) adjusts the included/excluded users/groups (e.g. the pilot ring). | -WhatIf (writes need -Commit) |

## Definition of done

Education-record SITs/classifiers mapped for every in-scope category (built-in reused; `Student ID – Custom

SIT – FERPA and, where needed, Student Records – EDM – FERPA` for gaps).

Email, cloud (SPO/OneDrive/Teams), and endpoint DLP policies built and proven in simulation.

False-positive rate measured and tuned to at/under the agreed threshold (Gate B), with student-ID precision

confirmed.

Enforcement live for the pilot ring with policy tips + override, then expanded per the FERPA function's

action determination (Gate A).

DLP alerts raised, triaged to disposition with least-privilege evidence access, and evidence trailed in

Activity Explorer (Gate C).

Simulation-rollback and safe-by-default scripts verified; change log and FERPA/registrar sign-offs captured.

Boundary: the solution delivers the technical control and the evidence. The records in scope, the directory-vs-non-directory treatment, the classifiers that legally apply, the enforced action per category, and the acceptable false-positive threshold are FERPA-compliance/registrar/privacy/legal determinations, captured alongside the evidence.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## DLPFERPA-Config.ps1

Purpose: Creates a new DLP compliance policy (and a matching content rule for one or more education-record sensitive information types — e.g. the Student ID custom SIT, U.S. SSN, or an EDM SIT) in SIMULATION mode, or updates an existing policy's rule, across the chosen locations (Exchange / SharePoint / OneDrive / Teams / Endpoint). Safe by default: with -WhatIf it only reports the intended change; it applies nothing unless -Commit is passed, and it NEVER creates or leaves a policy in enforce (Enable) mode — simulation only. Enforcement is a deliberate, separate portal/change-control step (a FERPA/registrar action determination). HOW TO RUN Preview an Exchange simulation policy for the Student ID custom SIT: powershell -File .\DLPFERPA-Config.ps1 -PolicyName 'DLP - Email Education Records - Simulation'  -Locations Exchange -SensitiveTypes 'Student ID - Custom SIT - FERPA' -MinCount 5 -Confidence High -WhatIf Actually create it (still simulation mode): powershell -File .\DLPFERPA-Config.ps1 -PolicyName 'DLP - Email Education Records - Simulation'  -Locations Exchange -SensitiveTypes 'Student ID - Custom SIT - FERPA' -MinCount 5 -Confidence High -Commit Requires Security & Compliance PowerShell (Connect-IPPSSession). .EXAMPLE .\DLPFERPA-Config.ps1 -PolicyName 'DLP - Email Education Records - Simulation' -Locations Exchange -WhatIf Prints the New-DlpCompliancePolicy / New-DlpComplianceRule calls it WOULD run, with Mode=TestWithNotifications. .NOTES Purview — FERPA DLP Pack. Writes gated behind -Commit; simulation-only (never Enable). No credentials in code. Expected results: -Commit creates the policy in simulation; verify a Test* Mode with DLPFERPA-Discovery.ps1 (PASS). > [CmdletBinding()] param( [Parameter(Mandatory)][string]$PolicyName, [ValidateSet('Exchange','SharePoint','OneDrive','Teams','Endpoint')] [string[]]$Locations = @('Exchange'), [string[]]$SensitiveTypes = @('Student ID - Custom SIT - FERPA'), [int]$MinCount = 5, [ValidateSet('Low','Medium','High')][string]$Confidence = 'High', Simulation flavour: with or without showing policy tips to users during the test. [ValidateSet('TestWithNotifications','TestWithoutNotifications')][string]$SimulationMode = 'TestWithNotifications', [string]$UserPrincipalName, [switch]$Commit )

How to run: Preview an Exchange simulation policy for the Student ID custom SIT: powershell -File .\DLPFERPA-Config.ps1 -PolicyName 'DLP - Email Education Records - Simulation'  -Locations Exchange -SensitiveTypes 'Student ID - Custom SIT - FERPA' -MinCount 5 -Confidence High -WhatIf Actually create it (still simulation mode): powershell -File .\DLPFERPA-Config.ps1 -PolicyName 'DLP - Email Education Records - Simulation'  -Locations Exchange -SensitiveTypes 'Student ID - Custom SIT - FERPA' -MinCount 5 -Confidence High -Commit Requires Security & Compliance PowerShell (Connect-IPPSSession). .EXAMPLE .\DLPFERPA-Config.ps1 -PolicyName 'DLP - Email Education Records - Simulation' -Locations Exchange -WhatIf Prints the New-DlpCompliancePolicy / New-DlpComplianceRule calls it WOULD run, with Mode=TestWithNotifications. .NOTES Purview — FERPA DLP Pack. Writes gated behind -Commit; simulation-only (never Enable). No credentials in code. Expected results: -Commit creates the policy in simulation; verify a Test* Mode with DLPFERPA-Discovery.ps1 (PASS). > [CmdletBinding()] param( [Parameter(Mandatory)][string]$PolicyName, [ValidateSet('Exchange','SharePoint','OneDrive','Teams','Endpoint')] [string[]]$Locations = @('Exchange'), [string[]]$SensitiveTypes = @('Student ID - Custom SIT - FERPA'), [int]$MinCount = 5, [ValidateSet('Low','Medium','High')][string]$Confidence = 'High', Simulation flavour: with or without showing policy tips to users during the test. [ValidateSet('TestWithNotifications','TestWithoutNotifications')][string]$SimulationMode = 'TestWithNotifications', [string]$UserPrincipalName, [switch]$Commit )

## DLPFERPA-Discovery.ps1

Purpose: Builds the FERPA DLP baseline: every existing DLP compliance policy with its MODE (enforce vs simulation vs disabled) and the locations it covers, plus a summary of sensitive information types (built-in vs custom) and any EDM schemas in the tenant. Highlights whether a student-identifier custom SIT already exists (name matching 'student'). Read-only — makes no changes. Use it to see what already exists before you build simulation policies. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\DLPFERPA-Discovery.ps1 -CsvPath .\DLPFERPA-Posture.csv Requires Security & Compliance PowerShell (Connect-IPPSSession via ExchangeOnlineManagement). .EXAMPLE .\DLPFERPA-Discovery.ps1 -CsvPath .\DLPFERPA-Posture.csv Prints the DLP policy inventory (Name, Mode, Locations) + SIT coverage and exports the inventory CSV. .NOTES Purview — FERPA DLP Pack. Read-only against Security & Compliance PowerShell. Expected results: policies you expect in simulation report a Test* mode; anything already in Enable that you did not intend is flagged for review (PASS = no unexpected Enable). > [CmdletBinding()] param( [string]$CsvPath, [string]$UserPrincipalName )

How to run: powershell -ExecutionPolicy Bypass -File .\DLPFERPA-Discovery.ps1 -CsvPath .\DLPFERPA-Posture.csv Requires Security & Compliance PowerShell (Connect-IPPSSession via ExchangeOnlineManagement). .EXAMPLE .\DLPFERPA-Discovery.ps1 -CsvPath .\DLPFERPA-Posture.csv Prints the DLP policy inventory (Name, Mode, Locations) + SIT coverage and exports the inventory CSV. .NOTES Purview — FERPA DLP Pack. Read-only against Security & Compliance PowerShell. Expected results: policies you expect in simulation report a Test* mode; anything already in Enable that you did not intend is flagged for review (PASS = no unexpected Enable). > [CmdletBinding()] param( [string]$CsvPath, [string]$UserPrincipalName )

## DLPFERPA-Report.ps1

Purpose: Exports DLP rule matches (Exchange, SharePoint/OneDrive, Teams, and Endpoint) over a time window so you can classify true-positive vs false-positive and compute the false-positive rate that gates simulation-to-enforcement for the FERPA policy set. Works for policies in simulation AND enforcement — simulation matches are logged the same way. Read-only — queries Search-UnifiedAuditLog only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\DLPFERPA-Report.ps1 -Days 14 -CsvPath .\DLPFERPA-Matches.csv Requires Security & Compliance PowerShell (Connect-IPPSSession) and audit logging enabled. .EXAMPLE .\DLPFERPA-Report.ps1 -Days 14 -CsvPath .\DLPFERPA-Matches.csv Breaks matches down by workload and policy and exports a per-event CSV with a blank Disposition column. .NOTES Purview — FERPA DLP Pack. Read-only reporting from the unified audit log. No changes made. Expected results: classify each row TP/FP, compute FP rate = FP / (TP+FP); PASS = rate at/under the agreed threshold. > [CmdletBinding()] param( [int]$Days = 14, [string]$CsvPath, [string]$UserPrincipalName )

How to run: powershell -ExecutionPolicy Bypass -File .\DLPFERPA-Report.ps1 -Days 14 -CsvPath .\DLPFERPA-Matches.csv Requires Security & Compliance PowerShell (Connect-IPPSSession) and audit logging enabled. .EXAMPLE .\DLPFERPA-Report.ps1 -Days 14 -CsvPath .\DLPFERPA-Matches.csv Breaks matches down by workload and policy and exports a per-event CSV with a blank Disposition column. .NOTES Purview — FERPA DLP Pack. Read-only reporting from the unified audit log. No changes made. Expected results: classify each row TP/FP, compute FP rate = FP / (TP+FP); PASS = rate at/under the agreed threshold. > [CmdletBinding()] param( [int]$Days = 14, [string]$CsvPath, [string]$UserPrincipalName )

## DLPFERPA-Set-Scope.ps1

Purpose: Reports a DLP policy's current locations, mode, and member-of scope, and — only with -Commit — narrows an Exchange/OneDrive policy to the FERPA PILOT RING by setting the location member-of scope (ExchangeSenderMemberOf / OneDriveSharedByMemberOf), so enforcement can be limited to a ring before expansion. Safe by default: -WhatIf reports only; writes require -Commit. This helper adjusts SCOPE only — it does NOT flip a policy to enforce (that is a deliberate portal/change-control action, a FERPA/registrar determination). HOW TO RUN Report current scope/health: powershell -File .\DLPFERPA-Set-Scope.ps1 -PolicyName 'DLP - Email Education Records - Simulation' -WhatIf Restrict the Exchange policy to the FERPA pilot-ring group (still simulation mode): powershell -File .\DLPFERPA-Set-Scope.ps1 -PolicyName 'DLP - Email Education Records - Simulation' ` -PilotRingGroup 'FERPADLPPilotRing@contoso.com' -Location Exchange -Commit Requires Security & Compliance PowerShell (Connect-IPPSSession). .EXAMPLE .\DLPFERPA-Set-Scope.ps1 -PolicyName 'DLP - Email Education Records - Simulation' -WhatIf Prints the policy's locations/mode/scope and the Set-DlpCompliancePolicy call it WOULD run. .NOTES Purview — FERPA DLP Pack. Scope changes gated behind -Commit; never changes enforcement mode. No credentials in code. Expected results: -Commit sets the *MemberOf scope to the pilot ring; Mode is unchanged (PASS = ring scoped, still simulation). > [CmdletBinding()] param( [Parameter(Mandatory)][string]$PolicyName, [string]$PilotRingGroup, [ValidateSet('Exchange','SharePoint','OneDrive','Teams')][string]$Location = 'Exchange', [string]$UserPrincipalName, [switch]$Commit )

How to run: Report current scope/health: powershell -File .\DLPFERPA-Set-Scope.ps1 -PolicyName 'DLP - Email Education Records - Simulation' -WhatIf Restrict the Exchange policy to the FERPA pilot-ring group (still simulation mode): powershell -File .\DLPFERPA-Set-Scope.ps1 -PolicyName 'DLP - Email Education Records - Simulation' ` -PilotRingGroup 'FERPADLPPilotRing@contoso.com' -Location Exchange -Commit Requires Security & Compliance PowerShell (Connect-IPPSSession). .EXAMPLE .\DLPFERPA-Set-Scope.ps1 -PolicyName 'DLP - Email Education Records - Simulation' -WhatIf Prints the policy's locations/mode/scope and the Set-DlpCompliancePolicy call it WOULD run. .NOTES Purview — FERPA DLP Pack. Scope changes gated behind -Commit; never changes enforcement mode. No credentials in code. Expected results: -Commit sets the *MemberOf scope to the pilot ring; Mode is unchanged (PASS = ring scoped, still simulation). > [CmdletBinding()] param( [Parameter(Mandatory)][string]$PolicyName, [string]$PilotRingGroup, [ValidateSet('Exchange','SharePoint','OneDrive','Teams')][string]$Location = 'Exchange', [string]$UserPrincipalName, [switch]$Commit )

## DLPFERPA-Validate.ps1

Purpose: Checks the education-record DLP policy set against the pilot pass/fail gates: that each named policy is still in SIMULATION (Mode = Test*), that it is scoped to the intended locations, that its rule references the expected education-record sensitive information types (e.g. the Student ID custom SIT), and — where Endpoint is in scope — flags that device onboarding must be confirmed in the portal. Read-only: makes no changes. Run it immediately before any decision to promote a policy to enforce, and again after enforcement to confirm the intended state. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\DLPFERPA-Validate.ps1  -PolicyNames 'DLP - Email Education Records - Simulation'  -ExpectedLocations Exchange -ExpectedSITs 'Student ID - Custom SIT - FERPA' Requires Security & Compliance PowerShell (Connect-IPPSSession via ExchangeOnlineManagement). .EXAMPLE .\DLPFERPA-Validate.ps1 -PolicyNames 'DLP - Email Education Records - Simulation' -ExpectedLocations Exchange Prints one PASS/FAIL line per gate for the named policy and an overall result. .NOTES Purview — FERPA DLP Pack. Read-only against Security & Compliance PowerShell. No credentials in code. Expected results: every gate PASS during pilot (policies in simulation, correctly scoped) = safe to proceed to the enforce decision; any FAIL = fix in simulation and re-validate before enforcing. > [CmdletBinding()] param( [Parameter(Mandatory)][string[]]$PolicyNames, [ValidateSet('Exchange','SharePoint','OneDrive','Teams','Endpoint')] [string[]]$ExpectedLocations = @('Exchange'), [string[]]$ExpectedSITs = @('Student ID - Custom SIT - FERPA'), Set when you are validating an INTENTIONALLY enforced policy (post-promotion); default expects simulation. [switch]$ExpectEnforce, [string]$UserPrincipalName )

How to run: powershell -ExecutionPolicy Bypass -File .\DLPFERPA-Validate.ps1  -PolicyNames 'DLP - Email Education Records - Simulation'  -ExpectedLocations Exchange -ExpectedSITs 'Student ID - Custom SIT - FERPA' Requires Security & Compliance PowerShell (Connect-IPPSSession via ExchangeOnlineManagement). .EXAMPLE .\DLPFERPA-Validate.ps1 -PolicyNames 'DLP - Email Education Records - Simulation' -ExpectedLocations Exchange Prints one PASS/FAIL line per gate for the named policy and an overall result. .NOTES Purview — FERPA DLP Pack. Read-only against Security & Compliance PowerShell. No credentials in code. Expected results: every gate PASS during pilot (policies in simulation, correctly scoped) = safe to proceed to the enforce decision; any FAIL = fix in simulation and re-validate before enforcing. > [CmdletBinding()] param( [Parameter(Mandatory)][string[]]$PolicyNames, [ValidateSet('Exchange','SharePoint','OneDrive','Teams','Endpoint')] [string[]]$ExpectedLocations = @('Exchange'), [string[]]$ExpectedSITs = @('Student ID - Custom SIT - FERPA'), Set when you are validating an INTENTIONALLY enforced policy (post-promotion); default expects simulation. [switch]$ExpectEnforce, [string]$UserPrincipalName )