Information Protection Assessment & Readiness — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Information Protection Assessment & Readiness (Microsoft Purview)

Most organizations label, encrypt, and apply DLP ad hoc — a few labels somebody created, a DLP policy or two, auto-labeling half-configured — with no baseline of what actually protects the data estate and no prioritized plan to close the gaps. That is both a compliance exposure (you cannot show what protects regulated data) and a data-risk exposure (sensitive content is under-protected or over-shared). Before you build more in Microsoft Purview, you should know exactly where you stand.

This solution delivers an information-protection posture assessment end to end: it inventories the sensitivity labels, label publishing, encryption/protection settings, DLP policies and rules, auto-labeling, and the sensitive information types in scope; scores them against a readiness baseline; produces a gap register and a prioritized information-protection roadmap (quick wins vs. strategic work); validates a top recommended fix by piloting it in simulation/test (labeling and DLP support a simulation mode that reports what *would* happen and changes nothing); and hands you a defensible posture scorecard — configured, piloted, validated, and operable.

## What you get

A plain-language Solution Overview of the posture-assessment method and the

Assess → Design → Configure → Pilot (simulate) → Validate → Expand model.

A Requirements Guide with verify / implement-if-missing for every prerequisite (the category

Purview requirements — licensing, least-privilege roles, in-scope data, stakeholders, pilot — are   referenced, not repeated).

An Implementation Guide of precise, ordered **Purview portal + Security & Compliance PowerShell +

Graph steps: run the discovery, build the gap register, produce the roadmap, pilot one fix in   simulation**, and validate — each artifact named, with pass/fail gates and rollback.

Five PowerShell scripts: posture Discovery, a Scope/Health helper, a simulation-only Pilot

Remediation (-WhatIf by default), a Validation check, and a Roadmap/Scorecard Report.

Testing and Troubleshooting guides for a confident, defensible assessment.

## What this delivers

A baseline you can defend: what protects the estate today, where the gaps are, and a ranked plan to close them — with one fix proven in simulation so the roadmap is credible, not theoretical.

## The deployment model

Assess → Design → Configure → Pilot (simulate) → Validate → Expand — measure posture, rank the gaps, prove a fix safely in simulation, then enforce and expand under change control as follow-on work.

## An honest note

This is an assessment and readiness engagement: it measures posture and validates a fix path in simulation — it does not enforce labels, DLP, or auto-labeling tenant-wide (that is change-controlled follow-on work). Purview capabilities are licensing-dependent (many need Microsoft 365 E5 / E5 Compliance; some are in preview) and the portal evolves — availability and paths are cited or flagged "verify your licensing/tenant." Regulatory, records, and legal determinations (retention schedules, records file plans, legal holds) are deferred to the organization's compliance, records, privacy, and legal functions.

## Outcome

A measured, evidenced information-protection posture, a prioritized roadmap, and a validated fix path — so the capability is in place, defensible, and ready to expand.

# 1. Solution Overview — Information Protection Assessment & Readiness (Microsoft Purview)

## What this solution is

This solution delivers a posture assessment and readiness roadmap for information protection in Microsoft Purview — the sensitivity labels, encryption/protection, content marking, label publishing, Data Loss Prevention (DLP), auto-labeling, and the sensitive information types that together protect an organization's data. It answers three questions with evidence: what protects the estate today, where the gaps are, and what to fix first.

It is deliberately an assessment, not a rollout. It measures the current posture, scores it against a readiness baseline, produces a gap register and a prioritized information-protection roadmap, and validates one recommended fix by piloting it in simulation/test — a mode that reports what a policy *would* do and changes nothing. Enforcing labels/DLP/auto-labeling tenant-wide is change-controlled follow-on work and is out of scope by design.

## The posture-assessment model in one paragraph

Information protection in Purview is a stack of controls: labels classify (and can encrypt and mark) content; label policies publish labels to users/locations; auto-labeling applies labels to content at rest or in transit based on sensitive information types (SITs) or trainable classifiers; and DLP detects and (when enforced) restricts risky handling of that content. A control only protects data if it is created, published, in the right mode, and scoped to the right workloads. This assessment walks that stack, records the state of each control, and finds where the chain is broken — an unpublished label, a DLP policy stuck in test, a workload with no coverage, a label that classifies but never encrypts.

## What "posture" means here (the six dimensions assessed)

Classification taxonomy — do sensitivity labels exist, are they enabled, and is the label set

coherent (not a sprawl of orphan labels)?

Label publishing & coverage — are labels published (via label policies) to the right

users/groups and locations, or do they sit unused?

Encryption & protection — do the labels that should encrypt actually apply **encryption /

rights protection**, and are content markings (header/footer/watermark) set where required?

Auto-labeling — is auto-labeling configured, and in what mode (simulation vs. enabled),

for content at rest (SharePoint/OneDrive/Exchange) and client-side?

DLP coverage & mode — which workloads (Exchange, SharePoint, OneDrive, Teams, Endpoint,

Defender for Cloud Apps) have DLP, and are policies enabled or stuck in test/simulation?

Sensitive information types — are the SITs that define "sensitive" for this org present

(built-in + any custom), and do labels/DLP actually reference them?

Each dimension yields findings; findings become gaps; gaps are ranked into the roadmap.

## What is authored exactly vs. deferred

Exact detail is given for Security & Compliance PowerShell (Connect-IPPSSession:

Get-Label, Get-LabelPolicy, Get-DlpCompliancePolicy, Get-DlpComplianceRule,   Get-AutoSensitivityLabelPolicy, Get-DlpSensitiveInformationType) and the Microsoft Purview   portal (purview.microsoft.com) navigation for Information Protection, Data Loss Prevention,   and Content/Activity Explorer.

Licensing-gated capability (auto-labeling, advanced DLP, Data Security Posture Management / DSPM)

is flagged: where a feature is not readable the assessment records it as "not available —   verify your licensing/tenant" rather than asserting it exists.

Content Explorer / Activity Explorer / DSPM are portal surfaces with their own role

requirements; the assessment cites where to read coverage there and does not invent an API that   scrapes their contents.

Regulatory, records, and legal determinations (what *must* be labeled/retained, records file

plans, legal holds, regulatory applicability) are deferred to compliance/records/privacy/legal —   this solution provides the technical posture and evidence, not the determination.

## The pilot-in-simulation principle

Every high-impact Purview control supports a safe pre-enforcement mode, and this assessment uses it:

Auto-labeling runs in simulation (Mode = TestWithoutNotifications) — it evaluates content and

reports what it would label, and applies nothing.

DLP policies can be created in test/simulation (test with or without policy tips) before

Enable — they detect and report without blocking.

Label publishing can be piloted to a small pilot group before tenant-wide publish.

The single fix this engagement validates is proven in simulation — never enforced — so the roadmap is credible without touching production behavior.

## Benefits

Know before you build — a measured baseline of what protects the estate, not guesswork.

Prioritized, not overwhelming — gaps ranked into quick wins vs. strategic work.

Defensible — an evidenced posture scorecard you can show compliance and leadership.

Safe — the validated fix is proven in simulation; nothing is enforced.

Repeatable — re-run the discovery/scorecard to measure improvement over time.

## Limitations (be honest with buyers)

Assessment, not enforcement. This measures posture and validates a fix in simulation; it does

not roll out labels/DLP/auto-labeling. Enforcement is change-controlled follow-on work.

Licensing-dependent visibility. Advanced DLP, auto-labeling, and DSPM require **E5 / E5

Compliance; where unlicensed, those dimensions are recorded as not available**, not assumed.

Portal-only surfaces. Content Explorer / Activity Explorer / DSPM coverage is read in the portal

under their own roles — the scripts inventory policy *configuration*, not per-item content.

No determinations. Whether specific data *must* be protected/retained is a

compliance/records/legal call — deferred by design.

## The standard deployment model

Assess the posture → design the target state + roadmap → configure the assessment artifacts → pilot one recommended fix in SIMULATION → validate it would work → expand (enforce) as follow-on. Pattern: Assess → Design → Configure → Pilot (simulate) → Validate → Expand, with explicit pass/fail gates and a documented rollback for anything created.

# 2. Requirements Guide — Information Protection Assessment & Readiness (Microsoft Purview)

Verify every requirement before running the assessment. Each entry: Description · Why required · How to verify · How to implement if missing. Category-wide Purview prerequisites (a tenant with the required compliance licensing, least-privilege Purview roles, the Security & Compliance PowerShell + Graph toolchain, in-scope data sources, compliance/records/privacy/legal stakeholders, and a pilot scope + change control) are in global-requirements-purview.md — confirm those first; this guide adds the assessment-specific items and does not duplicate the six.

Artifact names used throughout (use verbatim): posture discovery output Information Protection - Estate - Discovery (CSV); gap register Information Protection - Gaps - Register (CSV); roadmap/scorecard Information Protection - Roadmap - Scorecard; simulation pilot policy (auto-labeling) Information Protection - Pilot - Simulation; pilot label policy (optional) Information Protection - Label Policy - Pilot; pilot scope group Information Protection - Pilot Users.

## 2.1 Compliance licensing sufficient to *read* the posture (category G1)

Description: A Microsoft 365 tenant where the information-protection controls you want to assess are visible. Manual sensitivity labeling + basic DLP are E3-class; auto-labeling, advanced DLP, and DSPM need E5 / E5 Compliance (some DSPM/AI features are in preview). Why required: The assessment can only report on controls the tenant can surface; an unlicensed capability reads as "not available," which is itself a valid finding but must not be mistaken for a gap. How to verify: M365 admin center → subscriptions/add-ons; confirm Information Protection and DLP are visible in the Purview portal. Run IPASSESS-ScopeHealth.ps1 — it reports which capabilities are readable. How to implement if missing: Assess what you can under current licensing; flag licensing-gated dimensions as not available — verify your licensing/tenant; recommend licensing in the roadmap if the capability is required.

## 2.2 Least-privilege read roles for the assessment (category G2)

Description: Read access via the least-privilege Purview roles: Information Protection Reader (or Information Protection Analyst) for labels/auto-labeling, Compliance Data Administrator or Global Reader for DLP visibility, and — to read label coverage in Content Explorer — the Content Explorer List Viewer / Content Viewer roles. No enforcement rights are needed to assess. Why required: Purview uses fine-grained role groups; the discovery cmdlets and portal surfaces return data only with the matching read role. How to verify: Purview portal → Roles & scopes → Permissions; confirm membership. Run IPASSESS-ScopeHealth.ps1 — it fails clearly if the S&C session lacks read access. How to implement if missing: Assign the least-privilege reader role groups under change control. The Pilot Remediation step (2.6) additionally needs an Information Protection Admin to *create* a simulation policy — grant that only for the pilot.

## 2.3 Security & Compliance PowerShell + Graph reachable (category G3)

Description: A workstation with ExchangeOnlineManagement (for Connect-IPPSSession) and Microsoft Graph PowerShell, PowerShell 5.1+ or 7+, modern-auth / MFA admin. Why required: Every discovery, validation, and reporting script runs through Security & Compliance PowerShell (labels/DLP/auto-labeling) and, optionally, Graph (group scope). How to verify: Connect-IPPSSession succeeds and Get-Label returns without error; Connect-MgGraph succeeds. IPASSESS-ScopeHealth.ps1 confirms both. How to implement if missing: Install-Module ExchangeOnlineManagement and Install-Module Microsoft.Graph; confirm modern-auth sign-in before running steps.

## 2.4 In-scope workloads and data sources defined (category G4)

Description: The workloads the assessment covers — Exchange, SharePoint, OneDrive, Teams, Endpoint (Windows/macOS), Defender for Cloud Apps — and the data-classification / sensitivity intent that "good posture" is measured against. Why required: Posture is measured per workload; "coverage" is meaningless without knowing which workloads are in scope, and gaps are ranked against the intended sensitivity scheme. How to verify: Confirm the in-scope workloads and the classification intent with stakeholders and record them in the assessment scope. How to implement if missing: Agree the workload scope and the sensitivity intent before scoring — otherwise every workload with no coverage reads as a gap regardless of intent.

## 2.5 A readiness baseline to score against

Description: The baseline the current posture is compared to — the six dimensions in the Overview (taxonomy, publishing/coverage, encryption/protection, auto-labeling, DLP coverage/mode, SITs), each with a target the organization considers "ready." The engagement ships a default baseline; refine it with the stakeholders. Why required: A gap is the distance between current and target; without an agreed target the scorecard is subjective. How to verify: The baseline dimensions and their targets are written down and agreed by compliance/security stakeholders. How to implement if missing: Use the default baseline shipped in IPASSESS-Validation.ps1 / IPASSESS-Report.ps1 as a starting point and tune the targets with stakeholders before finalizing.

## 2.6 A pilot scope for the one validated fix (category G6)

Description: A small pilot group/scope (Information Protection - Pilot Users) and a change-control window so the single recommended fix can be validated in simulation without touching production. Auto-labeling simulation applies nothing; DLP test mode blocks nothing; label pilots publish to the pilot group only. Why required: Even a simulation policy is a created object; the model is pilot-in-simulation first, and creating it should follow change control. How to verify: A named pilot group and an approval window exist; the operator has (temporary) Information Protection Admin for the pilot only. How to implement if missing: Define the pilot group and agree change control before the Pilot Remediation step; keep the rest of the assessment read-only.

## 2.7 Stakeholders for determinations (category G5)

Description: Named compliance, records, privacy, and legal stakeholders who own the determinations the assessment defers — what data *must* be labeled/encrypted/retained, regulatory applicability, and whether a recommended fix should ultimately be enforced. Why required: The assessment provides the technical posture and a ranked roadmap; whether to act on a gap (and how far) is a governance decision, not a technical default. How to verify: The owners are identified and will review the gap register and roadmap. How to implement if missing: Identify the owners before delivering the roadmap so recommendations map to an accountable decision-maker.

__________________________________________________

## Checklist

Compliance licensing sufficient to read the posture; gated features flagged (2.1 / G1)

Least-privilege reader roles assigned; IP Admin only for the pilot (2.2 / G2)

Connect-IPPSSession + Connect-MgGraph succeed on the workstation (2.3 / G3)

In-scope workloads + classification intent defined (2.4 / G4)

Readiness baseline (six dimensions + targets) agreed (2.5)

Pilot group Information Protection - Pilot Users + change window for the one fix (2.6 / G6)

Compliance/records/privacy/legal stakeholders named for determinations (2.7 / G5)

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — Information Protection Assessment & Readiness (Microsoft Purview)

Follow these steps in order. The Purview portal and Security & Compliance PowerShell / Graph steps are given cmdlet-/click-exact. This is an assessment: Steps 1–5 are read-only discovery, scoring, and roadmap; Step 6 pilots one recommended fix in simulation (creates a policy that changes nothing); Step 7 validates; Step 8 hands off to change-controlled follow-on. No labels, DLP, or auto-labeling are enforced by this engagement.

Consoles / endpoints used:

Microsoft Purview portal — https://purview.microsoft.com (Information Protection, DLP,

Content/Activity Explorer; DSPM where licensed)

Security & Compliance PowerShell — Connect-IPPSSession (labels, DLP, auto-labeling, SITs)

Microsoft Graph — Connect-MgGraph (pilot group membership, optional)

Model: Measure posture (read-only) → rank gaps → produce the roadmap → pilot one fix in simulation → validate → hand off enforcement. Assess → Design → Configure → Pilot (simulate) → Validate → Expand.

Artifact names (use verbatim): discovery Information Protection - Estate - Discovery; gap register Information Protection - Gaps - Register; roadmap/scorecard Information Protection - Roadmap - Scorecard; simulation pilot policy Information Protection - Pilot - Simulation; optional pilot label policy Information Protection - Label Policy - Pilot; pilot scope group Information Protection - Pilot Users.

Risk + rollback (read first): Steps 1–5 and 7 are read-only — they create only CSV/report files locally and change nothing in the tenant. Step 6 creates an auto-labeling policy in SIMULATION (Mode = TestWithoutNotifications) — it evaluates content and reports what it *would* label and applies no label to anything; it is still a created object. Rollback for Step 6: delete the simulation policy (Remove-AutoSensitivityLabelPolicy "Information Protection - Pilot - Simulation") — because it labeled nothing, there is nothing to revert. The optional pilot label policy publishes to Information Protection - Pilot Users only; unpublish it to roll back. Never enable or enforce any policy in this engagement.

__________________________________________________

## Phase 1 — Assess (read-only discovery)

### Step 1 — Confirm scope and connectivity

Confirm the in-scope workloads and classification intent (Requirement 2.4) and the readiness baseline

(2.5) are agreed and written down.

Connect: Connect-IPPSSession (and Connect-MgGraph -Scopes "Group.Read.All" if you will pilot to a

group in Step 6). Run IPASSESS-ScopeHealth.ps1 — it confirms the S&C + Graph sessions, reports    which capabilities (labels, DLP, auto-labeling, SITs) are readable, and flags any that are not    available — verify your licensing/tenant (Requirement 2.1). Gated features are recorded, not assumed.

### Step 2 — Inventory the information-protection estate

Run IPASSESS-Discovery.ps1 (read-only). It inventories, via Security & Compliance PowerShell:

Sensitivity labels (Get-Label) — name, priority, enabled, and the protection settings that

matter to posture: EncryptionEnabled, EncryptionProtectionType, content markings      (ApplyContentMarkingHeaderEnabled / ...FooterEnabled / ApplyWaterMarkingEnabled), and      ContentType (the label's scope: File/Email, Site/Group, etc.).

Label policies (Get-LabelPolicy) — which labels are published, and to whom (the coverage

that turns a created label into a used one).

DLP (Get-DlpCompliancePolicy / Get-DlpComplianceRule) — policy Mode (Enable / Test with

or without notifications / Disable) and Workload coverage, plus the rules' conditions/actions.

Auto-labeling (Get-AutoSensitivityLabelPolicy) — each policy's Mode (simulation vs. enabled)

and the label it applies.

Sensitive information types (Get-DlpSensitiveInformationType, with -IncludeSensitiveTypes) —

built-in + custom SITs that define "sensitive" for the tenant.

Output: Information Protection - Estate - Discovery (CSV). This is the **"what protects the estate

today"** baseline.

In the portal, complement the script with coverage you cannot fully script: Purview →

Information Protection → Content explorer (label distribution across SharePoint/OneDrive/Exchange)    and Activity explorer (labeling activity). Note counts for the scorecard. If DSPM is licensed,    note its recommendations too (verify your licensing/tenant).

## Phase 2 — Design (score and rank)

### Step 3 — Score the posture against the baseline

Run IPASSESS-Validation.ps1 (read-only) against the discovery CSV. It scores each of the six

dimensions (taxonomy, publishing/coverage, encryption/protection, auto-labeling, DLP coverage/mode,    SITs) PASS / WARN / FAIL against the baseline (Requirement 2.5) — e.g. a label that exists but is    not published is a WARN; a DLP policy stuck in Test across all in-scope workloads is a WARN;    an in-scope workload with no DLP at all is a FAIL; a "Confidential"-tier label with    EncryptionEnabled = False is flagged for review.

Review each PASS/WARN/FAIL with the stakeholders and confirm the target where the default baseline

doesn't fit the organization.

### Step 4 — Build the gap register

Run IPASSESS-Report.ps1-Section GapRegister (read-only). It turns the scored findings into

Information Protection - Gaps - Register (CSV): one row per gap with dimension, finding,    severity, recommended action, effort, and owner-function (compliance/records/security).

Confirm each gap with the accountable stakeholder (Requirement 2.7). Determinations (whether a gap

*must* be closed for a regulation) are recorded against the owner function — not decided here.

### Step 5 — Produce the prioritized roadmap and scorecard

Run IPASSESS-Report.ps1 -Section Roadmap (read-only). It ranks the gap register into

Information Protection - Roadmap - Scorecard: quick wins (publish an existing label, move a DLP    policy from Test toward pilot, enable a missing content marking) vs. strategic (stand up    auto-labeling, extend DLP to a new workload, build custom SITs), each with severity and effort, plus a    one-page posture scorecard (score per dimension).

This is the primary deliverable. Deliver it to the stakeholders as the decision artifact.

## Phase 3 — Pilot one fix in SIMULATION (safe)

### Step 6 — Validate the top recommended fix in simulation (creates nothing enforceable)

Pick the highest-value, lowest-risk gap that can be proven in simulation — typically auto-labeling a well-defined SIT to an existing label.

Preview first (no change): `.\IPASSESS-PilotRemediation.ps1 -Action AutoLabelSim -SensitivityLabel

"Confidential" -WhatIf`. It prints exactly what it would create.

Create the simulation policy: `.\IPASSESS-PilotRemediation.ps1 -Action AutoLabelSim

-SensitivityLabel "Confidential" -Commit. This runs    New-AutoSensitivityLabelPolicy -Name "Information Protection - Pilot - Simulation" -Mode    "TestWithoutNotifications" ... — **simulation**: it evaluates content and reports what it **would**    label and **applies no label**. Then add a matching rule with your SIT conditions    (New-AutoSensitivityLabelRule`) and review results in the portal.

Alternative low-risk pilot: publish an existing unpublished label to `Information Protection -

Pilot Users **only** (optional pilot label policy Information Protection - Label Policy - Pilot`) to    prove the publish path — the pilot group sees the label; no one else is affected.

DLP gaps are validated by moving a policy toward Test with policy tips in the portal (detects

and reports, blocks nothing) — this engagement does not Enable DLP.

Whatever you pilot, it is simulation/test/pilot-group only. Do not Enable/enforce. The point is to prove the fix path, so the roadmap is credible — not to deploy it.

## Phase 4 — Validate and hand off

### Step 7 — Validate the pilot and finalize the deliverable (pilot gate)

Review the simulation results in the portal (Information Protection → Auto-labeling → the policy →

Simulation): it should show the content it would have labeled, confirming the fix path is    sound. Re-run IPASSESS-Validation.ps1 to confirm the pilot object exists in the expected    (simulation) mode and nothing was enforced. Complete the Testing Guide pilot gate.

Fold the validated fix into the roadmap as a proven quick win and finalize `Information Protection

Roadmap - Scorecard`.

### Step 8 — Hand off enforcement (follow-on, out of scope)

Present the scorecard, gap register, and roadmap to the compliance/security stakeholders.

Roll back the pilot if you do not intend to proceed immediately: `Remove-AutoSensitivityLabelPolicy

"Information Protection - Pilot - Simulation"` (it labeled nothing) and/or unpublish the pilot label    policy. Enforcing/expanding any recommendation is a separate, change-controlled engagement, not    this assessment.

__________________________________________________

### Order of operations

confirm scope + connect (ScopeHealth) → discover estate (Discovery, read-only) → score vs. baseline (Validation) → build gap register (Report:GapRegister) → produce roadmap + scorecard (Report:Roadmap) → pilot ONE fix in SIMULATION (PilotRemediation -WhatIf → -Commit) → validate simulation results → hand off enforcement as follow-on (roll back the pilot)

# 5. Testing Guide — Information Protection Assessment & Readiness (Microsoft Purview)

Run after the discovery, scoring, and roadmap are produced (Implementation Steps 2–5) and after the one simulation pilot (Step 6). Back each test with IPASSESS-ScopeHealth.ps1 (connectivity/licensing), IPASSESS-Discovery.ps1 (estate), IPASSESS-Validation.ps1 (scoring), and IPASSESS-Report.ps1 (gap register / roadmap). Everything except Test 8 is read-only.

## Test 1 — Sessions and read access are healthy

Do: Run IPASSESS-ScopeHealth.ps1. Expected: Connect-IPPSSession and (if used) Connect-MgGraph are connected; Get-Label returns; the report lists which capabilities are readable and flags any as not available — verify your licensing/tenant (a valid finding, not a failure).

## Test 2 — Estate discovery is complete

Do: Run IPASSESS-Discovery.ps1 (add -IncludeSensitiveTypes). Expected: Information Protection - Estate - Discovery (CSV) lists labels (with encryption/marking settings), label policies, DLP policies + rules (with Mode/Workload), auto-labeling policies (with Mode), and — with the switch — sensitive information types. Nothing was changed in the tenant.

## Test 3 — Label posture is captured accurately

Do: Cross-check three labels from the CSV against Purview → Information Protection → Labels. Expected: For each, Enabled, EncryptionEnabled, EncryptionProtectionType, and content-marking flags match the portal; the label's ContentType (scope) is recorded. A label that classifies but does not encrypt where it should is visible for review.

## Test 4 — Publishing/coverage gaps are visible

Do: Compare Get-Label count vs. the labels named across Get-LabelPolicy in the CSV; check Content explorer for distribution. Expected: Any created-but-unpublished label is identifiable; the scorecard's publishing/coverage dimension reflects it. Unpublished labels are the classic "we have labels but nobody uses them" gap.

## Test 5 — DLP coverage and mode are correct

Do: In the CSV, review each DLP policy's Mode and Workload; compare to the in-scope workloads (Requirement 2.4). Expected: Policies stuck in Test and in-scope workloads with no DLP are both surfaced; IPASSESS-Validation.ps1 marks a no-coverage in-scope workload FAIL and an all-test policy set WARN.

## Test 6 — Scoring reflects the agreed baseline

Do: Run IPASSESS-Validation.ps1; review the PASS/WARN/FAIL per dimension. Expected: Each of the six dimensions scores against the baseline targets (Requirement 2.5); changing a target and re-running changes the score predictably. No dimension is silently skipped — a licensing-gated one reports not available, not PASS.

## Test 7 — Gap register and roadmap are actionable

Do: Run IPASSESS-Report.ps1 -Section GapRegister then -Section Roadmap. Expected: Information Protection - Gaps - Register has one row per gap with severity, recommended action, effort, and owner-function; Information Protection - Roadmap - Scorecard ranks them into quick wins vs. strategic with a per-dimension scorecard. Every gap maps to an accountable function (compliance/records/security) — determinations are attributed, not decided.

## Test 8 — The pilot fix validates in SIMULATION (and nothing is enforced)

Do: Run IPASSESS-PilotRemediation.ps1 -Action AutoLabelSim -SensitivityLabel "Confidential" -WhatIf (preview), then -Commit; review the policy in Purview → Information Protection → Auto-labeling → Information Protection - Pilot - Simulation → Simulation. Expected: With -WhatIf, nothing is created. With -Commit, the policy exists in simulation (Mode = TestWithoutNotifications) and, after its rule runs, shows content it would label — while applying no label to anything. No DLP is enabled. IPASSESS-Validation.ps1 confirms the object is in simulation mode.

## Test 9 — Rollback leaves no residue

Do: Remove-AutoSensitivityLabelPolicy "Information Protection - Pilot - Simulation" (and unpublish the pilot label policy if used); re-run IPASSESS-Discovery.ps1. Expected: The pilot object is gone; because it labeled nothing, there is nothing to revert; the estate matches the pre-pilot baseline.

## Test 10 — The assessment is repeatable

Do: Re-run IPASSESS-Discovery.ps1 + IPASSESS-Validation.ps1 + IPASSESS-Report.ps1. Expected: The same posture reproduces; after a real (follow-on) fix the relevant dimension score improves — the scorecard is a repeatable measure of progress.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Discovery pass | Tests 1–3 pass (sessions healthy; estate + label posture captured accurately) |
| Assessment pass | Tests 4–7 pass (coverage/DLP gaps visible; scoring matches baseline; register + roadmap actionable) |
| Pilot pass | Tests 8–10 pass (fix validates in simulation; nothing enforced; clean rollback; repeatable) |

Do not present the roadmap as final until the Assessment gate passes, and do not proceed to any enforcement (follow-on) until the Pilot gate proves the fix path in simulation.

# 6. Troubleshooting Guide — Information Protection Assessment & Readiness (Microsoft Purview)

Symptom → likely root cause → fix. Use IPASSESS-ScopeHealth.ps1 (sessions/readability), IPASSESS-Discovery.ps1 (estate), IPASSESS-Validation.ps1 (scoring), and IPASSESS-Report.ps1 (gap register/roadmap) to confirm before and after each fix. Where a capability or portal path is licensing-gated or evolving, verify against current Microsoft guidance / your tenant rather than assuming.

## A. Connectivity & access

### `Get-Label` / `Get-DlpCompliancePolicy` errors with "not recognized" or an auth prompt

Not connected to Security & Compliance PowerShell. These cmdlets come from the S&C session, not

Exchange Online or Graph. Fix: Connect-IPPSSession with a modern-auth/MFA admin; re-run   IPASSESS-ScopeHealth.ps1 — it confirms the session before you run Discovery.

ExchangeOnlineManagement module missing/old. Connect-IPPSSession ships in that module. Fix:

Install-Module ExchangeOnlineManagement (or Update-Module), then reconnect.

### The scripts return far fewer objects than the portal shows

Insufficient read role. Labels need Information Protection Reader/Analyst; DLP visibility needs

Compliance Data Administrator / Global Reader. Without them a cmdlet may return an empty set rather   than error. Fix: assign the least-privilege reader role groups (Requirement 2.2) and re-run.

Scoped administration. An administrative unit / scoped role can hide objects. Fix: confirm the

operator's scope in Roles & scopes; assess with a suitably scoped reader.

## B. Licensing-gated visibility

### Auto-labeling reads as "not available" / `Get-AutoSensitivityLabelPolicy` errors

Capability is E5-gated. Service-side auto-labeling requires E5 / E5 Compliance. Fix: this is

a valid finding, not a script bug — IPASSESS-ScopeHealth.ps1 and IPASSESS-Discovery.ps1   record it as not available — verify your licensing/tenant. Put licensing in the roadmap only if the   capability is actually required; do not score it as a configuration gap.

### DSPM / advanced DLP options aren't in the portal

Not licensed or in preview. DSPM and some advanced DLP features are E5-class and partly in

preview. Fix: confirm the subscription; treat absent features as not available — verify your   licensing/tenant, and don't assert them in the findings.

## C. Discovery accuracy

### A label's encryption/marking settings look wrong in the CSV

Reading a summary vs. the full label object. Some protection settings live in advanced/label

properties. Fix: cross-check with Get-Label -Identity "<name>" | Format-List Encryption*,   ApplyContentMarking*, ApplyWaterMarking*, ContentType and Purview → Information Protection →   Labels; the Discovery CSV mirrors these fields (Testing Test 3).

Label scope (`ContentType`) confusion. A label scoped to Sites/Groups won't behave like a

File/Email label. Fix: read the Scope= field in the CSV; a container label with no file/email   scope is expected, not a defect.

### Content explorer shows coverage the scripts don't

By design. The scripts inventory policy configuration; per-item label distribution lives in

Content explorer (its own Content Viewer/List Viewer roles). Fix: read coverage in the   portal and record the counts for the scorecard — the scripts don't scrape per-item content.

## D. Scoring & the roadmap

### Every workload scores FAIL for DLP even though DLP exists

In-scope workload list doesn't match reality. Validation compares DLP coverage to the workloads you

passed. Fix: pass the correct -InScopeWorkloads (Requirement 2.4); a workload out of scope   shouldn't be scored. Re-run IPASSESS-Validation.ps1.

Policies genuinely stuck in Test. All-Test scores WARN ("nothing enforced"). Fix: that is a

real finding — it becomes a quick-win roadmap item (move toward pilot/enforce as follow-on).

### The scorecard feels subjective / stakeholders disagree

Baseline targets not agreed. A gap is the distance to the target, and the default baseline may

not fit the org. Fix: tune the targets (-InScopeWorkloads, -HighTierLabelPattern, and the   baseline mapping) with compliance/security (Requirement 2.5), then re-run so the score reflects the   agreed baseline.

### A gap has no clear owner

Owner-function not attributed. Every gap row carries an OwnerFunction

(compliance/records/security). Fix: confirm the named stakeholder (Requirement 2.7); the assessment   attributes the determination, it does not make it.

## E. The simulation pilot

### `IPASSESS-PilotRemediation.ps1` didn't create anything

Ran with `-WhatIf` (the default). The script previews unless you add -Commit. Fix: confirm

the previewed action, then re-run with -Commit.

A policy of the same name exists. The script refuses to collide with an existing

Information Protection - Pilot - Simulation. Fix: review/remove the existing one   (Remove-AutoSensitivityLabelPolicy "Information Protection - Pilot - Simulation") and re-run.

### The simulation policy exists but shows no would-be matches

No rule yet, or SIT conditions too narrow. The policy needs a matching rule

(New-AutoSensitivityLabelRule) with your sensitive-info-type conditions, and simulation takes time to   evaluate. Fix: add the rule, wait for the simulation to run, then review results in the portal   (Information Protection → Auto-labeling → the policy → Simulation).

### I'm worried the pilot enforced something

Simulation enforces nothing by design. Mode = TestWithoutNotifications applies no label to any

content. Fix: run IPASSESS-Validation.ps1 -CheckPilot — it confirms the object is in a   simulation mode; if Mode is not a Test mode, investigate (this engagement must not enforce). To be   safe, remove the pilot: Remove-AutoSensitivityLabelPolicy "Information Protection - Pilot - Simulation".

### Rollback — did anything change?

Read-only steps changed nothing; the simulation labeled nothing. Fix: delete the simulation

policy (and unpublish Information Protection - Label Policy - Pilot if you piloted a publish); re-run   IPASSESS-Discovery.ps1 — the estate should match the pre-pilot baseline (Testing Test 9).

__________________________________________________

## Escalation checklist

IPASSESS-ScopeHealth.ps1 — S&C (and Graph) connected; which capabilities are readable vs. not

available (licensing)?

IPASSESS-Discovery.ps1 — labels (with encryption/marking/scope), label policies, DLP (Mode/Workload),

auto-labeling (Mode), SITs all captured?

IPASSESS-Validation.ps1 — six dimensions scored against the agreed baseline; -InScopeWorkloads

correct?

IPASSESS-Report.ps1 — gap register + roadmap generated; each gap has an owner-function?

IPASSESS-PilotRemediation.ps1 -CheckPilot (via Validation) — pilot object in simulation, nothing

enforced?

Still stuck → capture the symptom and verify current Microsoft guidance / your tenant for the

licensing-gated or evolving capability (auto-labeling, DSPM, DLP simulation) before finalizing the    finding.

# 7. Best Practices — Information Protection Assessment & Readiness (Microsoft Purview)

Field-proven recommendations for a credible, defensible posture assessment that leads to a roadmap people actually execute.

## Assessing posture

Measure before you build. Resist the urge to "just create a few more labels." The value here is the

baseline — what protects the estate today — and you can only improve what you have measured.

Read-only until the one pilot. Steps 1–5 change nothing; keep it that way. Run every discovery,

scoring, and reporting script with reader roles, and grant Information Protection Admin only for   the single simulation pilot, then remove it.

Distinguish "gap" from "unlicensed." An E5-only capability that is dark on an E3 tenant is **not a

configuration gap — it is a licensing decision. Record it as not available — verify your   licensing/tenant** and put licensing in the roadmap only if the capability is actually required.

Coverage is the hidden gap. Created-but-unpublished labels and DLP policies stuck in Test are

the most common findings — the controls exist but protect nothing. Weight them accordingly.

## Scoring and the roadmap

Agree the baseline first. A gap is the distance from current to target; if the target isn't

agreed with compliance/security stakeholders, the scorecard is just opinion. Tune the default baseline   before you score.

Rank by value ÷ effort, not by severity alone. A "publish the label you already built" quick win

often beats a high-severity item that needs a quarter of work. The roadmap's job is sequence.

Attribute every determination. Whether a gap *must* be closed for a regulation is a

compliance/records/legal call. Put the owner function on every gap row; provide the technical method and   evidence, not the determination.

Make the scorecard repeatable. Keep the discovery + validation scripts so the same measurement can

be re-run after each follow-on fix — a rising score per dimension is the proof the program is working.

## Piloting safely

Always pilot in simulation/test, never enforce. Auto-labeling simulation

(TestWithoutNotifications) labels nothing; DLP test blocks nothing; label pilots publish to the   pilot group only. This engagement proves the fix path, it does not deploy it.

Preview with `-WhatIf` before `-Commit`. The Pilot Remediation script defaults to -WhatIf; look

at exactly what it would create before you create it.

Roll the pilot back cleanly. A simulation policy labeled nothing, so removing it reverts nothing —

delete it after validating, unless the follow-on engagement is starting immediately.

One fix, well proven. Validate a single, high-value, low-risk fix thoroughly rather than half-piloting

several. Credibility comes from one proven path, not many started ones.

## Operating and handing off

Deliver to a decision-maker. The roadmap is a decision artifact — present it to the accountable

compliance/security owners, not just IT, so the ranked work gets funded.

Enforcement is a separate, change-controlled engagement. Turning a validated fix into an enforced

program (enable DLP, publish tenant-wide, enable auto-labeling) is follow-on work under change control —   scope it explicitly, don't let it bleed into the assessment.

Re-assess on a cadence. Posture drifts as the estate grows; re-run the assessment periodically (and

after major M365 changes) so the baseline stays honest.

## Automation & security

Read-only first, least privilege always. Discovery / ScopeHealth / Validation / Report are

read-only; Pilot Remediation defaults to -WhatIf and creates only a simulation object.   Connect with the least Graph scopes and the least Purview role each task needs.

No secrets in code. Never place credentials, tokens, or connection strings in scripts or source

control; rely on interactive modern-auth (Connect-IPPSSession / Connect-MgGraph).

Don't invent capability. Where a cmdlet or portal path isn't readable, the scripts report **"not

available — verify your licensing/tenant"** rather than asserting a feature exists. Keep that discipline   in the written findings too.

# 8. Deliverables Summary — Information Protection Assessment & Readiness (Microsoft Purview)

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case: baseline posture, ranked gaps, a validated fix path |
| 1. Solution Overview | The posture-assessment method, the six dimensions assessed, pilot-in-simulation principle, what's authored vs. deferred |
| 2. Requirements Guide | Every assessment prerequisite with Verify / Implement-if-missing (category Purview GRs referenced, not duplicated) |
| Global Requirements (Purview) | Category-wide Purview prerequisites, published once |
| 3. Implementation Guide | Exact, ordered Purview portal + S&C PowerShell + Graph steps: discover (read-only), score, build gap register, roadmap, pilot ONE fix in simulation, validate, hand off — pass/fail gates + rollback |
| 5. Testing Guide | Validation procedures with pass/fail gates |
| 6. Troubleshooting Guide | Connectivity, licensing-gated visibility, scoring, and simulation-pilot issues by symptom → root cause |
| 7. Best Practices | Field-proven recommendations for a defensible assessment and an executable roadmap |

## PowerShell scripts (Security & Compliance PowerShell / Microsoft Graph)

| Script | What it does | Safety |
| --- | --- | --- |
| IPASSESS-ScopeHealth.ps1 | Scope/health helper: confirms Connect-IPPSSession / Connect-MgGraph, reports which capabilities (labels, DLP, auto-labeling, SITs) are readable, flags licensing-gated ones as "not available — verify your licensing/tenant" | Read-only |
| IPASSESS-Discovery.ps1 | Posture inventory: sensitivity labels (with encryption/marking/scope), label policies (publish coverage), DLP policies + rules (Mode/Workload), auto-labeling policies (Mode), and — with -IncludeSensitiveTypes — sensitive information types; writes Information Protection - Estate - Discovery (CSV) | Read-only |
| IPASSESS-PilotRemediation.ps1 | Validates ONE recommended fix in SIMULATION: creates an auto-labeling policy in TestWithoutNotifications mode (labels nothing) — or previews a pilot-group label publish | Default -WhatIf; -Commit creates a simulation-only object; never enforces |
| IPASSESS-Validation.ps1 | Scores the estate against the readiness baseline (six dimensions) PASS/WARN/FAIL, and confirms the pilot object is in simulation mode with nothing enforced | Read-only |
| IPASSESS-Report.ps1 | Builds Information Protection - Gaps - Register (-Section GapRegister) and the ranked Information Protection - Roadmap - Scorecard (-Section Roadmap) with a per-dimension posture scorecard | Read-only |

## What the buyer receives

This assessment guide as a branded Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process: Assess → Design → Configure → Pilot (simulate) → Validate → Expand.

## Outcome

A measured, evidenced information-protection posture for Microsoft Purview — a discovery baseline, a scored gap register, a prioritized roadmap and scorecard, and one recommended fix proven in simulation — so leadership can see exactly where the estate stands and fund the ranked work to close the gaps. Enforcement/expansion is change-controlled follow-on; regulatory/records/legal determinations are deferred to the relevant governance functions.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## IPASSESS-Discovery.ps1

Purpose: Read-only discovery for the Information Protection Assessment. Inventories the controls that protect the data estate today: sensitivity LABELS (with their encryption/protection and content- marking settings and scope), the LABEL POLICIES that publish them (coverage), DLP policies and rules (with Mode and Workload), AUTO-LABELING policies (with simulation-vs-enabled Mode), and — with -IncludeSensitiveTypes — the sensitive information types that define "sensitive." This is the "what protects the estate today" baseline for scoring and the roadmap. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\IPASSESS-Discovery.ps1 .\IPASSESS-Discovery.ps1 -IncludeSensitiveTypes EXPECTED RESULTS The posture inventory written to .\IPASSESS-InformationProtection-Estate-Discovery.csv (Information Protection - Estate - Discovery) and, with -IncludeSensitiveTypes, the SIT list to .\IPASSESS-SensitiveInfoTypes-Estate-Discovery.csv. Unpublished labels, DLP stuck in Test, and classify-but-don't-encrypt labels all surface as rows for scoring. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Cmdlets are standard Security & Compliance PowerShell; none are invented. Where a capability is unlicensed/unreadable the script records a WARN and continues rather than assuming the feature exists. > [CmdletBinding()] param( [switch]$IncludeSensitiveTypes, [string]$OutPath          = ".\IPASSESS-InformationProtection-Estate-Discovery.csv", [string]$SensitiveOutPath = ".\IPASSESS-SensitiveInfoTypes-Estate-Discovery.csv" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\IPASSESS-Discovery.ps1 .\IPASSESS-Discovery.ps1 -IncludeSensitiveTypes EXPECTED RESULTS The posture inventory written to .\IPASSESS-InformationProtection-Estate-Discovery.csv (Information Protection - Estate - Discovery) and, with -IncludeSensitiveTypes, the SIT list to .\IPASSESS-SensitiveInfoTypes-Estate-Discovery.csv. Unpublished labels, DLP stuck in Test, and classify-but-don't-encrypt labels all surface as rows for scoring. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Cmdlets are standard Security & Compliance PowerShell; none are invented. Where a capability is unlicensed/unreadable the script records a WARN and continues rather than assuming the feature exists. > [CmdletBinding()] param( [switch]$IncludeSensitiveTypes, [string]$OutPath          = ".\IPASSESS-InformationProtection-Estate-Discovery.csv", [string]$SensitiveOutPath = ".\IPASSESS-SensitiveInfoTypes-Estate-Discovery.csv" )

## IPASSESS-PilotRemediation.ps1

Purpose: Proves the recommended remediation PATH for the top information-protection gap WITHOUT changing content or enforcing anything — the assessment's "pilot in simulation" step. With -Action AutoLabelSim it creates an AUTO-LABELING policy in SIMULATION mode (Mode = TestWithoutNotifications) that evaluates content and reports what it WOULD label and applies NO label to anything. With -Action LabelPublishPreview it prints the exact commands to publish an existing unpublished label to a small PILOT GROUP only (it does not run them unless you follow the printed guidance) so the publish path can be proven without a tenant-wide change. SAFE BY DEFAULT: prints intended actions under -WhatIf; creates the simulation policy only with -Commit; NEVER enables or enforces anything. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession). Dry-run (default, no change): .\IPASSESS-PilotRemediation.ps1 -Action AutoLabelSim -SensitivityLabel "Confidential" -WhatIf Create the SIMULATION validation policy (labels nothing): .\IPASSESS-PilotRemediation.ps1 -Action AutoLabelSim -SensitivityLabel "Confidential" -Commit Show the pilot-group label-publish path (prints commands only): .\IPASSESS-PilotRemediation.ps1 -Action LabelPublishPreview -SensitivityLabel "Confidential" -PilotGroup "Information Protection - Pilot Users" EXPECTED RESULTS AutoLabelSim: a policy named 'Information Protection - Pilot - Simulation' in SIMULATION mode exists (confirm in portal; Testing Test 8) and labels nothing; add a matching rule with your SIT conditions to see would-be matches. LabelPublishPreview: the exact New-LabelPolicy command scoped to the pilot group, printed for review. Nothing is created without -Commit; nothing is ever enforced. .NOTES White-label Microsoft Purview tooling. SAFE-by-default (-WhatIf); simulation/pilot-group only. No credentials stored. HIGH-IMPACT changes are piloted in simulation per the category model — this script validates the fix path and DOES NOT enforce; enforcement/expansion is a separate change-controlled follow-on. Determinations (whether to remediate) remain with compliance/records/privacy/legal. No cmdlets invented. > [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [Parameter(Mandatory = $true)] [ValidateSet("AutoLabelSim","LabelPublishPreview")] [string]$Action,

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession). Dry-run (default, no change): .\IPASSESS-PilotRemediation.ps1 -Action AutoLabelSim -SensitivityLabel "Confidential" -WhatIf Create the SIMULATION validation policy (labels nothing): .\IPASSESS-PilotRemediation.ps1 -Action AutoLabelSim -SensitivityLabel "Confidential" -Commit Show the pilot-group label-publish path (prints commands only): .\IPASSESS-PilotRemediation.ps1 -Action LabelPublishPreview -SensitivityLabel "Confidential" -PilotGroup "Information Protection - Pilot Users" EXPECTED RESULTS AutoLabelSim: a policy named 'Information Protection - Pilot - Simulation' in SIMULATION mode exists (confirm in portal; Testing Test 8) and labels nothing; add a matching rule with your SIT conditions to see would-be matches. LabelPublishPreview: the exact New-LabelPolicy command scoped to the pilot group, printed for review. Nothing is created without -Commit; nothing is ever enforced. .NOTES White-label Microsoft Purview tooling. SAFE-by-default (-WhatIf); simulation/pilot-group only. No credentials stored. HIGH-IMPACT changes are piloted in simulation per the category model — this script validates the fix path and DOES NOT enforce; enforcement/expansion is a separate change-controlled follow-on. Determinations (whether to remediate) remain with compliance/records/privacy/legal. No cmdlets invented. > [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [Parameter(Mandatory = $true)] [ValidateSet("AutoLabelSim","LabelPublishPreview")] [string]$Action,

## IPASSESS-Report.ps1

Purpose: Read-only reporting for the Information Protection Assessment. Turns the scored posture (IPASSESS-Validation.ps1 output) into two deliverables: with -Section GapRegister, a gap register (one row per gap with severity, recommended action, effort, and owner-function); with -Section Roadmap, a ranked roadmap that sequences the gaps into quick wins vs. strategic work plus a one-page posture scorecard. Produces files only — changes nothing in the tenant, and makes no determination about whether a gap must be closed (that is compliance/records/legal's call). HOW TO RUN PowerShell 5.1+ or 7+ (no S&C session required — operates on the score CSV). Build the gap register: .\IPASSESS-Report.ps1 -Section GapRegister -ScoreCsv .\IPASSESS-PostureScore-Estate-Validate.csv Build the ranked roadmap + scorecard: .\IPASSESS-Report.ps1 -Section Roadmap -ScoreCsv .\IPASSESS-PostureScore-Estate-Validate.csv EXPECTED RESULTS GapRegister -> .\IPASSESS-Gaps-Register.csv (Information Protection - Gaps - Register). Roadmap     -> .\IPASSESS-Roadmap-Scorecard.csv (Information Protection - Roadmap - Scorecard) with quick-win vs. strategic sequencing and a printed per-dimension scorecard. Every gap row carries an owner-function so determinations are attributed, not decided. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. The severity/effort mapping is a starting default to refine with stakeholders; whether to act on a gap remains a compliance/records/privacy/legal determination. No cmdlets invented. > [CmdletBinding()] param( [Parameter(Mandatory = $true)] [ValidateSet("GapRegister","Roadmap")] [string]$Section,

How to run: PowerShell 5.1+ or 7+ (no S&C session required — operates on the score CSV). Build the gap register: .\IPASSESS-Report.ps1 -Section GapRegister -ScoreCsv .\IPASSESS-PostureScore-Estate-Validate.csv Build the ranked roadmap + scorecard: .\IPASSESS-Report.ps1 -Section Roadmap -ScoreCsv .\IPASSESS-PostureScore-Estate-Validate.csv EXPECTED RESULTS GapRegister -> .\IPASSESS-Gaps-Register.csv (Information Protection - Gaps - Register). Roadmap     -> .\IPASSESS-Roadmap-Scorecard.csv (Information Protection - Roadmap - Scorecard) with quick-win vs. strategic sequencing and a printed per-dimension scorecard. Every gap row carries an owner-function so determinations are attributed, not decided. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. The severity/effort mapping is a starting default to refine with stakeholders; whether to act on a gap remains a compliance/records/privacy/legal determination. No cmdlets invented. > [CmdletBinding()] param( [Parameter(Mandatory = $true)] [ValidateSet("GapRegister","Roadmap")] [string]$Section,

## IPASSESS-ScopeHealth.ps1

Purpose: Scope/health helper for the Information Protection Assessment. Confirms the Security & Compliance PowerShell session (Connect-IPPSSession) and, optionally, Microsoft Graph, then probes which posture capabilities are actually READABLE in this tenant — sensitivity labels, label policies, DLP, auto-labeling, and sensitive information types. Licensing-gated capabilities (auto-labeling, advanced DLP) that cannot be read are reported as "not available — verify your licensing/tenant" rather than assumed present or absent. Makes no changes. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\IPASSESS-ScopeHealth.ps1 .\IPASSESS-ScopeHealth.ps1 -CheckGraph      # also verify Connect-MgGraph for the pilot group EXPECTED RESULTS A readiness line per capability (READABLE / NOT AVAILABLE) so you know which of the six posture dimensions the assessment can score before you run IPASSESS-Discovery.ps1. A "not available" line is a valid finding (licensing), not a script failure. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Cmdlets are standard Security & Compliance PowerShell / Microsoft Graph; none are invented. Feature availability is licensing- dependent — the script reports readability, it does not assert a capability exists. > [CmdletBinding()] param( [switch]$CheckGraph )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\IPASSESS-ScopeHealth.ps1 .\IPASSESS-ScopeHealth.ps1 -CheckGraph      # also verify Connect-MgGraph for the pilot group EXPECTED RESULTS A readiness line per capability (READABLE / NOT AVAILABLE) so you know which of the six posture dimensions the assessment can score before you run IPASSESS-Discovery.ps1. A "not available" line is a valid finding (licensing), not a script failure. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Cmdlets are standard Security & Compliance PowerShell / Microsoft Graph; none are invented. Feature availability is licensing- dependent — the script reports readability, it does not assert a capability exists. > [CmdletBinding()] param( [switch]$CheckGraph )

## IPASSESS-Validation.ps1

Purpose: Read-only scoring for the Information Protection Assessment. Reads the discovery CSV (or queries live) and scores the six posture dimensions against a readiness baseline: taxonomy (labels exist and enabled), publishing/coverage (labels actually published), encryption/protection (higher-tier labels encrypt), auto-labeling (present and its mode), DLP coverage/mode (in-scope workloads covered and not stuck in Test), and sensitive information types. Also verifies that any pilot object is in SIMULATION mode with nothing enforced. Emits PASS/WARN/FAIL per dimension. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession). From the discovery CSV (recommended): .\IPASSESS-Validation.ps1 -DiscoveryCsv .\IPASSESS-InformationProtection-Estate-Discovery.csv ` -InScopeWorkloads "Exchange","SharePoint","OneDrive","Teams" Confirm the simulation pilot object is safe: .\IPASSESS-Validation.ps1 -CheckPilot EXPECTED RESULTS A PASS/WARN/FAIL line per dimension against the baseline, written to .\IPASSESS-PostureScore-Estate-Validate.csv. With -CheckPilot, confirmation that 'Information Protection - Pilot - Simulation' (if present) is in a TestWithoutNotifications mode and enforces nothing. Tune the baseline targets with stakeholders before treating a score as final. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. The baseline is a starting default to refine with compliance/security stakeholders; determinations (whether a gap must be closed) remain with compliance/records/privacy/legal. No cmdlets invented. > [CmdletBinding()] param( [string]$DiscoveryCsv = ".\IPASSESS-InformationProtection-Estate-Discovery.csv", [string[]]$InScopeWorkloads = @("Exchange","SharePoint","OneDrive","Teams"), [string[]]$HighTierLabelPattern = @("Confidential","Restricted","Secret"), [switch]$CheckPilot, [string]$OutPath = ".\IPASSESS-PostureScore-Estate-Validate.csv" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession). From the discovery CSV (recommended): .\IPASSESS-Validation.ps1 -DiscoveryCsv .\IPASSESS-InformationProtection-Estate-Discovery.csv ` -InScopeWorkloads "Exchange","SharePoint","OneDrive","Teams" Confirm the simulation pilot object is safe: .\IPASSESS-Validation.ps1 -CheckPilot EXPECTED RESULTS A PASS/WARN/FAIL line per dimension against the baseline, written to .\IPASSESS-PostureScore-Estate-Validate.csv. With -CheckPilot, confirmation that 'Information Protection - Pilot - Simulation' (if present) is in a TestWithoutNotifications mode and enforces nothing. Tune the baseline targets with stakeholders before treating a score as final. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. The baseline is a starting default to refine with compliance/security stakeholders; determinations (whether a gap must be closed) remain with compliance/records/privacy/legal. No cmdlets invented. > [CmdletBinding()] param( [string]$DiscoveryCsv = ".\IPASSESS-InformationProtection-Estate-Discovery.csv", [string[]]$InScopeWorkloads = @("Exchange","SharePoint","OneDrive","Teams"), [string[]]$HighTierLabelPattern = @("Confidential","Restricted","Secret"), [switch]$CheckPilot, [string]$OutPath = ".\IPASSESS-PostureScore-Estate-Validate.csv" )