Legal-Hold & Custodian Management Program — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Legal-Hold & Custodian Management Program (Microsoft Purview)

## The problem

When litigation, an investigation, or a regulatory inquiry arises, the organization has a legal duty to preserve the potentially relevant content of the people involved — and to be able to prove it did. In most organizations that duty is met ad hoc: a preservation email sent to a handful of people, no enforcement on the platform, no record of who acknowledged, no way to show a court the hold was issued, tracked, and released deliberately. When a custodian's mailbox is purged, a leaver's data is deleted, or a hold is simply missed, the content is gone — and spoliation sanctions land on the organization. A preservation duty that lives in an email is not preservation.

## The solution

Stand up a repeatable legal-hold and custodian-management program in Microsoft Purview eDiscovery, using only the Purview portal, Security & Compliance PowerShell, and Microsoft Graph. Each matter gets an eDiscovery case; the people of interest are added as custodians with their data sources mapped (mailbox, OneDrive, associated Teams/SharePoint); their content is placed on a case hold so nothing can be permanently purged; each custodian is issued a legal-hold notice they must acknowledge, with reminders and escalation for non-responders; and the whole thing is tracked in a defensible hold register. The defining discipline is pilot-first: the mechanics — hold distribution, notice issuance, acknowledgment tracking — are proven on a pilot matter with fabricated test custodians before any real matter's preservation depends on them. The result: preservation is done consistently, evidenced, and defensible instead of improvised.

## What it delivers

A matter case + case hold (the preservation floor that works at every tier), with the choice of

preserve-everything or a legally-authorized query-based scope.

Custodian management (Premium) — custodians with mapped data sources, plus explicitly-held

non-custodial locations — so nothing responsive is left un-preserved.

A hold-notice workflow (Premium) — issuance, acknowledgment tracking, reminder, and escalation — the

proof a court expects that the hold reached the custodian.

A defensible hold register and an evidence trail: who is on hold, since when, noticed, acknowledged,

released.

Five PowerShell tools (posture discovery, hold/custodian config helper, validation checker, tracking

report, scope helper) — read-only or -WhatIf by default, no tool releases a hold, no credentials in   code.

## Business outcomes

Preservation that holds — held content cannot be permanently purged, enforced by the platform with an

audit trail, across mailbox, OneDrive, Teams, and SharePoint.

Defensibility by evidence — issuance, acknowledgment, reminder, escalation, and release are tracked, so

the organization can *prove* it met its duty, not just assert it.

Repeatable and scalable — a named, standardized case/hold/notice program with a tracked register runs

the same way every matter, instead of ad-hoc holds that don't scale across a portfolio.

Self-guided at a fraction of consulting cost — the same method a specialist would use, documented and

tooled to run in-house.

## Boundaries (so scope is clear)

Custodian management and the hold-notice workflow are eDiscovery (Premium) — generally Microsoft 365 E5, the E5 Compliance add-on, or E5 eDiscovery & Audit; case holds are available at E3 without custodians or communications (verify your tenant). This is not the eDiscovery *readiness assessment*, and collection/review/export are downstream phases — this program stops at defensible preservation. Crucially, legal owns the determination: *whether* a duty has attached, *who* is a custodian, the *scope* of preservation, a notice's legal sufficiency, and *when* a hold may be released are legal / eDiscovery-counsel decisions. This solution provides the technical program and the evidence, not the legal judgement — and it never releases a hold automatically.

# 1. Solution Overview — Legal-Hold & Custodian Management Program (Microsoft Purview)

## What this solution is

When a matter (litigation, investigation, regulatory inquiry) arises, the organization has a duty to preserve the potentially relevant content of the people involved — and to be able to prove it did. In Microsoft Purview that duty is met with eDiscovery legal holds and, for larger matters, custodian management: the people of interest are identified as custodians, their data sources (mailbox, OneDrive, the Teams and SharePoint content they touch) are placed on hold so nothing is purged or edited away, each custodian is issued a legal-hold notice they must acknowledge, and the whole thing is tracked — who is on hold, who has acknowledged, who has been reminded or escalated, and when a hold is released. This solution is a repeatable, pilot-first method to stand up that legal-hold and custodian-management program in Microsoft Purview eDiscovery — holds, custodian data sources, hold notifications, acknowledgment tracking, and a defensible hold register — so preservation is done consistently, evidenced, and defensible instead of ad hoc.

It delivers the operational program: the case + hold objects, the custodian and communication workflow, the tracking and reporting, and the pilot → validate → expand discipline. It is the program you run every time a matter starts.

## What this is NOT — the deferred boundary and the MSEDISC boundary

Legal determinations are deferred to legal. *Whether* a duty to preserve has attached, *who* is a

custodian, *what* the scope of a hold is, *when* a hold may be released, and the legal sufficiency of   a hold notice are legal/eDiscovery-counsel determinations. This solution provides the technical   method and the evidence — it configures the holds legal scopes, issues the notices legal drafts,   and produces the tracking — it does not make the preservation decision or judge defensibility.

This is not the eDiscovery *readiness assessment* (MSEDISC). The readiness-assessment product

assesses whether the tenant is *ready* to run eDiscovery — licensing, roles, data-source coverage,   search/export posture, the maturity gaps. This product is the running hold + custodian program   that operates once you are ready. Where this solution needs the readiness picture (is Premium   licensed? are roles assigned? are all workloads discoverable?), it references MSEDISC rather than   re-performing the assessment.

Collection, review, analytics, and export are not in scope here. Building review sets, running

searches over held content, applying analytics/predictive coding, and producing/exporting are the   *downstream* eDiscovery phases. This program stops at defensible preservation (hold + notice +   tracking); it hands validated, preserved custodians to whatever review/production process legal runs.

Retention/records lifecycle is a different program. Retention policies and records labels (keep

and dispose on a *schedule*) are the province of the data-lifecycle/records product. Legal hold is   matter-driven preservation that *overrides* deletion for the duration of the matter — it is   referenced against, not rebuilt.

## The core distinction — hold types in Microsoft Purview

The single most important design decision is which preservation mechanism a matter uses, because they differ in scope, evidence, and licensing:

An eDiscovery case hold (a CaseHoldPolicy + CaseHoldRule created inside an eDiscovery

case) preserves the specific locations named on it — chosen mailboxes, OneDrive accounts,   SharePoint sites, and Microsoft 365 Group/Teams locations — and can be query-based (preserve only   content matching keywords/date range) or preserve-everything. It is matter-scoped, auditable,   and the natural unit of a legal hold. This is the primary mechanism this program uses.

Custodian-based holds are an eDiscovery (Premium) capability: you add a custodian (a

person of interest), Purview maps their data sources (primary mailbox and OneDrive, plus   associated Teams/Groups and any additional mailboxes/sites you attach), and placing the custodian on   hold creates the underlying case holds automatically — *and* unlocks the communications   (hold-notice) workflow with acknowledgment tracking, reminders, and escalations. This is what turns a   hold into a *managed custodian program*.

Litigation Hold (Set-Mailbox -LitigationHoldEnabled) is a mailbox-level hold in Exchange

Online (Plan 2). It preserves a single mailbox (and its archive) for a duration, independent of any   case. It is a useful belt-and-suspenders hold for a small matter or a departing custodian, but it   is not matter-scoped, has no notice/acknowledgment workflow, and only covers the mailbox — so it   complements, but does not replace, case/custodian holds.

Retention policies with preservation also keep content, but they are *schedule*-driven, not

matter-driven, and carry no custodian/notice workflow — referenced, not used as a legal hold here.

The reference design uses eDiscovery case holds as the preservation floor and, where Premium is licensed, custodian management + communications as the managed layer, with Litigation Hold as an optional mailbox-level reinforcement.

## Why this matters

A preservation duty that lives in an email is not preservation. A case hold in Microsoft Purview

is enforcement the platform applies — held content cannot be permanently purged even if a user   deletes it or a retention policy would otherwise delete it — with an audit trail the platform keeps.

Defensibility is about *proof*, not just the hold. Courts and regulators expect evidence that a

hold was issued, to whom, that custodians *acknowledged* it, that non-responders were *reminded and   escalated*, and that holds were *released* deliberately. The custodian-communications workflow and   the hold register this program produces are that proof.

Spoliation is expensive and often irreversible. If a custodian mailbox is purged, a leaver's

data is deleted, or a hold is missed, the content is gone — and the sanction lands on the   organization. A consistent, tracked program is the control that prevents it.

Ad-hoc holds do not scale. One matter with five custodians can be run by hand; a portfolio of

matters with overlapping custodians cannot. Named, standardized case/hold/notice objects, a tracked   register, and scripts make it repeatable and auditable.

Doing it pilot-first — proving the hold, the notice, and the tracking on a bounded pilot matter

before it is the live practice — avoids the failure mode of a mis-scoped or non-distributing hold on   a real matter, where the cost of getting it wrong is legal, not just technical.

## How it works (the program)

Create the matter case. In Microsoft Purview → eDiscovery, an eDiscovery case is created for

the matter (New-ComplianceCase, or the portal). The case is the container for all holds,    custodians, and communications for that matter.

Add custodians and map their data sources *(Premium)*. Each person of interest is added as a

custodian; Purview resolves their primary mailbox and OneDrive and lets you attach    associated Teams/Groups and additional mailboxes/sites. In the newer unified experience    these appear under Data sources; verify the exact tab name in your tenant.

Place the hold. Placing custodians on hold (Premium) or creating a case hold policy + rule

(Standard) preserves the mapped locations. The rule can be query-based (a KQL condition and/or    date range — preserve only matter-relevant content) or preserve-everything. Optionally enable    Litigation Hold on the custodian mailboxes as reinforcement.

Issue the hold notice *(Premium communications)*. A hold notification legal drafts is issued

to the custodians as a communication; it carries the preservation instructions and an    acknowledgment link. Purview supports issuance, re-issuance/reminder, escalation (to    non-responders), and release notices, on a schedule you set.

Track acknowledgment. Each custodians acknowledgment status (acknowledged / not yet /

reminded / escalated) is tracked in the case; non-responders are reminded and escalated per the    configured cadence. This is the evidence that the notice reached the custodian.

Validate the hold is effective. Confirm the case hold policys distribution status is Success

across all locations, every custodian is covered, and (where used) Litigation Hold shows enabled —    with explicit pass/fail gates before the program is trusted.

Maintain the register. A custodian hold register — custodians, their data sources, hold

status, notice/acknowledgment status, dates — is exported and kept current as the defensible record    of the matter.

Release deliberately. When legal authorizes release, the custodian is released (hold removed), a

release notice is sent, and the release is recorded in the register. Release is a legal    decision — the program executes and evidences it, it does not decide it.

The whole thing runs through the house model — **Assess → Design → Configure → Pilot → Validate →

Expand — proving the mechanics on a pilot matter** before it becomes the live practice.

## The reference design

Inputs (from legal/eDiscovery counsel): the matter, the custodian list, the preservation scope

(all content vs a query/date range), the hold-notice text and cadence (reminder/escalation   intervals), and the release authority. This solution implements these; it does not author them.

Case (the container): one eDiscovery case per matter — Legal Hold Case – <Matter> – Pilot.

Holds (the floor): a case hold policy + rule per matter — Hold Policy – <Matter> – Pilot /

Hold Rule – <Matter> – Pilot — query-based where legal scopes it, preserve-everything where they do   not.

Custodians (the managed layer, Premium): custodians added to the case with mapped data sources,

grouped conceptually as Custodians – <Matter> – Pilot.

Communications (Premium): Hold Notice – <Matter> – Issuance, – Reminder, – Escalation,

– Release, with a defined acknowledgment cadence.

Reinforcement (optional): Litigation Hold enabled on custodian mailboxes for the matter duration.

Tracking: Custodian Hold Register – <Matter> – Report, exported and kept current.

Scope/stage: a pilot matter (Scope – Hold-Pilot) validated before the program is adopted as

the live practice for real matters.

## What you can control

Which mechanism each matter uses — case hold (Standard) vs custodian management + communications

(Premium), with or without Litigation Hold reinforcement.

Whether a hold is query-based (preserve only content matching a KQL/date scope legal defines) or

preserve-everything.

Which data sources each custodian contributes — primary mailbox/OneDrive plus associated

Teams/Groups and additional mailboxes/sites.

The notice cadence — issuance, reminder interval, escalation to non-responders, and release.

The pilot scope, the pass/fail gates, and the rollback — before the program is the live practice.

## Limitations (be honest with buyers)

Custodian management and communications are Premium (E5-class). Adding custodians, mapping their

data sources, and the hold-notice/acknowledgment/reminder/escalation workflow require   eDiscovery (Premium) — generally Microsoft 365 E5, the E5 Compliance add-on, or the E5   eDiscovery & Audit add-on. eDiscovery (Standard) case holds are available at E3, but   *without* custodians or communications. Verify what your tenant is licensed for before designing   the program.

The eDiscovery portal is actively changing. Microsoft is consolidating the classic **eDiscovery

(Standard) and (Premium) experiences into a new unified eDiscovery experience in the Purview   portal, and some tab names/paths (e.g. *Custodians* → *Data sources*) differ between them. This   solution names the objects and the cmdlets, and flags "verify the exact path in your tenant"**   rather than asserting a single UI that may have moved.

Holds are not instant. Placing a hold and distributing it across locations runs on service

timers; distribution status can take time (often minutes to hours, and longer for many   locations) to reach Success — do not judge a hold in its first minutes; validate distribution.

A hold does not stop a user editing or deleting *from their view* — it stops the content from

being permanently purged. Deleted held items are recoverable (they move to a preservation   location); the hold preserves, it does not lock the item read-only the way a record label does.

Notice acknowledgment is a portal-tracked workflow. Issuance, acknowledgment, reminders, and

escalation are managed in the Purview eDiscovery Communications area; the provided scripts   inventory and report holds, custodians, and (where the API exposes it) status, but the notice   workflow itself is operated in the portal — the scripts do not send notices.

Not everything is exposed to PowerShell/Graph equally. Case holds are well-covered by Security &

Compliance PowerShell (*-CaseHoldPolicy/Rule); custodians and holds are readable via the   Microsoft Graph eDiscovery APIs (some in beta); the communications/acknowledgment detail   is primarily a portal surface. The scripts use only documented cmdlets/endpoints and flag where a   step is portal-only — no invented cmdlets.

Commercial vs Government cloud paths differ. Portal URLs, endpoints, and some feature availability

differ in GCC / GCC High / DoD (e.g. *.office365.us, Connect-IPPSSession -ConnectionUri,   Graph national-cloud endpoints) — verify the path and feature in your cloud.

## Naming convention (used in every doc and script)

Every artifact this solution creates is named <Purpose> – <Matter/Scope> – <Stage> and reused verbatim across the docs, scripts, and the Purview admin surfaces (Contoso-Matter-001 is used as the placeholder matter throughout):

| Artifact | Name |
| --- | --- |
| eDiscovery case (the matter) | Legal Hold Case – Contoso-Matter-001 – Pilot |
| Case hold policy | Hold Policy – Contoso-Matter-001 – Pilot |
| Case hold rule | Hold Rule – Contoso-Matter-001 – Pilot |
| Custodian set (conceptual grouping) | Custodians – Contoso-Matter-001 – Pilot |
| Hold notice — issuance | Hold Notice – Contoso-Matter-001 – Issuance |
| Hold notice — reminder | Hold Notice – Contoso-Matter-001 – Reminder |
| Hold notice — escalation | Hold Notice – Contoso-Matter-001 – Escalation |
| Hold notice — release | Hold Notice – Contoso-Matter-001 – Release |
| Pilot scope | Scope – Hold-Pilot |
| Hold register (tracking export) | Custodian Hold Register – Contoso-Matter-001 – Report |
| Preservation posture (discovery export) | Hold Posture – Tenant – Discovery |

When the pilot passes and the program goes live on real matters, mint the production equivalents by swapping the – Pilot stage for the real matter name/number (e.g. Hold Policy – <RealMatter> – Live) — never edit a validated pilot artifact in place, and never reuse a pilot case for a real matter.

## The standard deployment model

Assess the tenants preservation posture and eDiscovery readiness (reference MSEDISC), and ingest the matter/custodian/scope inputs from legal → Design the case/hold/custodian/notice map → Configure the case, case hold policy + rule, custodians and data sources, and the notice cadence → Pilot on Scope – Hold-Pilot (a pilot matter with test custodians; holds created with -WhatIf reviewed first, then committed) → Validate distribution status, custodian coverage, and notice/acknowledgment against explicit pass/fail gates → Expand into the live matter practice with the production naming and change control.

Preservation is high-stakes — a missed custodian, a non-distributing hold, or a released hold that should have stayed is a legal exposure, not just a technical one. Every real-matter action goes through change control with the register updated, and nothing becomes the live practice until the gates in Section 5 pass on the pilot. Legal owns the determination; this program owns the execution and the evidence.

# 2. Requirements — Legal-Hold & Custodian Management Program (Microsoft Purview)

These are the solution-specific prerequisites for standing up a legal-hold and custodian-management program in Microsoft Purview eDiscovery — cases, case holds, custodians, hold notifications, and tracking. They build on — and do not repeat — the six shared prerequisites in global-requirements-purview.md (tenant + compliance licensing, least-privilege Purview roles, S&C PowerShell + Graph toolchain, in-scope data sources, compliance/records/privacy/legal stakeholders, and a pilot scope + change control). Verify each item below before starting the Implementation Guide.

For every requirement: Description (what it is), Why required, How to verify, How to implement if missing.

__________________________________________________

## 2.1 Licensing sufficient for the eDiscovery tier you will use — Standard vs Premium

Description: The program uses two eDiscovery tiers, and they are licensed differently.

eDiscovery (Standard) — cases and case holds (CaseHoldPolicy + CaseHoldRule) — is broadly   available at Microsoft 365 E3 (Exchange Online Plan 2 / SharePoint Online Plan 2). eDiscovery   (Premium) — custodian management, custodian data-source mapping, and the hold-notice   (communications) / acknowledgment / reminder / escalation workflow — requires Microsoft 365 E5, the   E5 Compliance add-on, or the E5 eDiscovery & Audit add-on. Per-custodian Premium licensing applies   to each user placed under custodian management. This extends GR-#1 with the eDiscovery-specific plan detail.

Why required: The custodian program's defining features — mapped data sources and the tracked hold

notice — are Premium-only. On an E3-only tenant you can still run case holds (the preservation   floor), but not custodians or communications; designing for a feature the tenant is not licensed for is the   most common early failure.

How to verify: In the Microsoft 365 admin center confirm the subscription/add-ons (E3 / E5 / E5

Compliance / E5 eDiscovery & Audit). In the Purview portal → eDiscovery, confirm whether the   Premium experience (Custodians / Data sources, Communications) is present, not just Standard.   Flag "verify your licensing/tenant" — tiers and the unified-eDiscovery rollout evolve.

How to implement if missing: Acquire/assign the Premium licensing (and per-custodian licenses) before

building the custodian/communications layer; on E3, scope the program to case holds and operate the   notice workflow manually until Premium is licensed.

## 2.2 eDiscovery least-privilege role-group membership

Description: eDiscovery in Purview is gated by role groups, not general compliance roles.

eDiscovery Manager — create and manage your own cases, holds, and (Premium) custodians/   communications; eDiscovery Administrator — a member of the eDiscovery Manager group who can additionally   see and manage all cases in the tenant (the program owner); Reviewer and Compliance Data   Administrator for narrower read/analysis roles. The underlying roles (Case Management, Hold, Custodian,   Communication, Review, Search And Purge, Export) are assigned through these groups. Global Administrator   only where genuinely required. Extends GR-#2.

Why required: A user without eDiscovery role-group membership cannot see the eDiscovery node at all; a

plain eDiscovery Manager sees only cases they are a member of. Running a tenant-wide program (many   matters, oversight, reporting) needs at least one eDiscovery Administrator, with least-privilege   Managers per matter — and separation keeps the blast radius small on a preservation-critical control.

How to verify: **Purview portal → Settings → Roles & scopes → Permissions (Microsoft Purview

roles) → confirm eDiscovery Manager / eDiscovery Administrator** membership; or   Get-eDiscoveryCaseAdmin / Get-RoleGroupMember 'eDiscovery Manager' in S&C PowerShell.

How to implement if missing: Assign the least-privilege eDiscovery role group under change control —

one or more eDiscovery Administrators as program owners, eDiscovery Managers scoped per matter;   separate the person who *places* holds from the person who *authorizes release* where possible.

## 2.3 In-scope custodians, data sources, and workloads identified (by legal, implemented here)

Description: A per-matter list of the custodians (people of interest) and the data sources to

preserve — primary mailbox and OneDrive, plus associated Teams/Microsoft 365 Groups and any   additional mailboxes/SharePoint sites — and non-custodial locations (shared mailboxes, departmental   sites, records repositories) that must be held but belong to no single person. Extends GR-#4.

Why required: A case hold and a custodian mapping key off *specific* locations; a missed custodian or an

un-mapped associated site is content that is not preserved — a spoliation exposure, not a cosmetic gap.   Non-custodial data (a team SharePoint site, a shared mailbox) is invisible to custodian mapping and must be   held explicitly.

How to verify: Confirm the custodian list and each custodian's mailbox/OneDrive resolve

(Get-Recipient); confirm associated Teams/Groups and additional sites with the custodian and IT; confirm   the non-custodial locations with the data owners. The *who* and *what-scope* are legal's determination   — this solution implements and evidences them.

How to implement if missing: Capture the custodian/data-source/non-custodial map from legal before

configuring; the Discovery and Set-Scope scripts inventory what a hold currently covers so gaps are visible.

## 2.4 Preservation scope and hold-notice content defined by legal (drafted by legal, configured here)

Description: For each matter, legal defines: the preservation scope — preserve everything vs a

query-based hold (a KQL condition and/or date range that preserves only matter-relevant content); the   hold-notice text (Premium communications) — issuance, reminder, escalation, and release wording; and the   acknowledgment cadence (reminder interval, escalation trigger for non-responders). Extends GR-#5.

Why required: The hold rule's ContentMatchQuery/date range and the notice's legal sufficiency are

legal determinations. A query-based hold that is too narrow silently fails to preserve responsive   content; a notice that is legally insufficient undermines defensibility. The program configures these   values — it does not author them.

How to verify: Confirm the preservation scope (everything vs query/date), the four notice texts, and the

cadence with eDiscovery counsel; confirm any query with a small statistics run before it becomes a hold.

How to implement if missing: Have legal supply the scope and notice content; default to

preserve-everything (the safest floor) where a query has not been authorized, never the reverse.

## 2.5 A named release authority and change-control path (holds are preservation-critical)

Description: A named release authority (the legal/eDiscovery role empowered to authorize lifting a

hold) and a change-control record for every hold placement, scope change, and release. Because releasing   a hold deletes the preservation and cannot be undone for content purged afterward, release must be a   deliberate, signed-off, two-party action — never scripted automatically. Extends GR-#6.

Why required: The single highest-risk action in this program is **releasing a hold that should have

stayed. A named authority, a written authorization, and a change record are what make placement and   release defensible — and what this solution's tooling deliberately will not** automate (no script in this   pack releases a hold).

How to verify: Confirm who may authorize release, the written-authorization format, and that the release

step is outside the automation (portal + sign-off only).

How to implement if missing: Name the release authority and stand up the change log before any hold is

placed; wire the sign-off into the operating procedure, not the scripts.

## 2.6 Audit logging enabled and a pilot matter defined

Description: Tenant unified audit logging enabled (so hold placement, notice, and access events are

recorded and reportable), and a pilot matter — a bounded case with fabricated test custodians — on   which the mechanics are proven before the program runs on a real matter (Scope – Hold-Pilot, the case   Legal Hold Case – Contoso-Matter-001 – Pilot). Extends GR-#6.

Why required: Defensibility rests on evidence, and the evidence lives in the audit log and the case

history — if auditing is off, the tracking report has nothing to read. The pilot proves the hold   distributes, the notice issues, and acknowledgment tracks before a real matter's preservation depends   on it — the house model's *pilot-first* discipline applied to a control where getting it wrong is a legal,   not a technical, cost.

How to verify: Get-AdminAuditLogConfig/audit-log search confirms auditing is on; confirm the pilot

case name, the fabricated test custodians, and the change window to expand to real matters.

How to implement if missing: Enable unified audit logging; define the pilot matter and test custodians

(never real people) before validating.

__________________________________________________

### Requirements summary

| # | Requirement | Gate |
| --- | --- | --- |
| GR 1–6 | Category prerequisites (global-requirements-purview.md) | Tenant/licensing, roles, toolchain, scope, stakeholders, pilot + change control |
| 2.1 | eDiscovery licensing — Standard (E3) vs Premium (E5/E5 Compliance/E5 eDiscovery & Audit); verify | Custodians + communications available (Premium) |
| 2.2 | eDiscovery role-group membership (Manager / Administrator) | Case, hold, custodian, communication access |
| 2.3 | In-scope custodians, data sources, non-custodial locations | Nothing responsive left un-held |
| 2.4 | Preservation scope + hold-notice content (from legal) | Hold rule + notice configured to legal's intent |
| 2.5 | Named release authority + change control | Release is deliberate, signed, never scripted |
| 2.6 | Audit logging on + pilot matter with test custodians | Evidence captured; mechanics proven pilot-first |

Deferred to legal / eDiscovery counsel / records: whether a duty to preserve has attached, *who* is a custodian, the *scope* of preservation, the legal sufficiency of a notice, and *when* a hold may be released. This solution provides the technical configuration and the evidence, not the determination — and it never releases a hold automatically.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — Legal-Hold & Custodian Management Program (Microsoft Purview)

This is the exact, ordered procedure to stand up a legal-hold and custodian-management program in Microsoft Purview eDiscovery — case, case hold, custodians, hold notifications, and tracking — proven on a pilot matter with fabricated test custodians first, then adopted as the live practice for real matters. Portal paths and cmdlets are from Microsoft's public documentation; licensing-/plan-dependent features and evolving portal paths are flagged "verify your licensing/tenant" and are never asserted for your tenant. Do the phases in order. Each phase names its artifacts (from the Overview naming table), states a pass/fail gate, and gives a rollback.

Automation. The five delivered PowerShell tools run through Security & Compliance PowerShell (Connect-IPPSSession) and Microsoft Graph (eDiscovery, some endpoints beta). They are read-only or -WhatIf by default; writes require an explicit -Commit switch. No script in this pack releases a hold — release is a deliberate portal + sign-off action. No credentials are stored in code.

Determinations deferred. *Whether* a duty to preserve has attached, *who* is a custodian, the *scope* of the hold, the legal sufficiency of a notice, and *when* a hold may be released are legal / eDiscovery- counsel decisions. This guide configures and proves the control; capture those decisions before Phase 3.

Scriptability caveat. Case holds (*-CaseHoldPolicy / *-CaseHoldRule) and cases (*-ComplianceCase) are well covered by Security & Compliance PowerShell. Custodians and holds are readable/creatable via the Microsoft Graph eDiscovery APIs (some in beta). The communications / hold-notice / acknowledgment workflow is primarily a portal surface — the scripts inventory and report it where the API exposes status, but issuing/acknowledging notices is done in the Purview portal. Where a step is portal-only it is flagged; no cmdlet is invented.

__________________________________________________

## Phase 0 — Connect and baseline (Assess)

Connect the toolchain (GR-#3). On the admin workstation:

Install-Module ExchangeOnlineManagement -Scope CurrentUser -Force   # provides Connect-IPPSSession
   Connect-IPPSSession -UserPrincipalName admin@contoso.com            # Security & Compliance PowerShell
   # Graph (eDiscovery custodian/case read) — beta scopes, verify availability in your tenant:
   Connect-MgGraph -Scopes 'eDiscovery.Read.All','Organization.Read.All' -NoWelcome

Run the posture assessment (delivered script #1, read-only):

.\EDHOLD-Discovery.ps1 -CsvPath .\EDHOLD-Posture.csv

It reports existing eDiscovery cases, case hold policies and their distribution status, any existing    custodian/communications signal (via Graph, where licensed), a Premium-licensing signal, and    eDiscovery role-group membership.

Confirm licensing and roles (Req 2.1, 2.2): confirm Standard vs Premium and that at least one

eDiscovery Administrator owns the program, with eDiscovery Managers per matter.

Pass/fail gate: you have a written baseline (existing cases, holds and their distribution status, role membership) and a confirmed licensing tier (Standard = case holds only; Premium = custodians + communications). Rollback: none (read-only).

__________________________________________________

## Phase 1 — Design the matter case and preservation scope (Design)

Take the matter, custodian list, and preservation scope from legal (Req 2.3/2.4) and design the objects. Do not invent a preservation scope — default to preserve-everything unless legal has authorized a query.

Create the pilot case. In Purview portal → eDiscovery (verify Standard vs the new unified

experience in your tenant), create the case Legal Hold Case – Contoso-Matter-001 – Pilot, or:

New-ComplianceCase -Name 'Legal Hold Case – Contoso-Matter-001 – Pilot' `
       -CaseType eDiscovery -Description 'Pilot matter — fabricated custodians only'

Design the hold. Decide, with legal, whether the hold is preserve-everything or query-based (a

ContentMatchQuery KQL condition and/or date range). For a query-based hold, validate the query with a    statistics/estimate run in the portal *before* it becomes a hold, so you know it captures responsive    content. *The query and date range are legal's determination — configured here, not authored here.*

Design the custodian and non-custodial map *(Premium for custodians)*. List each custodian and their

data sources (primary mailbox/OneDrive + associated Teams/Groups + additional mailboxes/sites), and the    non-custodial locations (shared mailboxes, departmental sites) to hold separately. Group conceptually as    Custodians – Contoso-Matter-001 – Pilot.

Design the notice cadence *(Premium communications)*. With legal, fix the four notices —

Hold Notice – Contoso-Matter-001 – Issuance / – Reminder / – Escalation / – Release — and the    acknowledgment cadence (reminder interval, escalation trigger).

Pass/fail gate: a written case/hold/custodian/notice design exists, the preservation scope is chosen (everything vs a validated query), and every custodian's data sources and every non-custodial location are named. Rollback: design only — nothing configured yet; discard the design.

__________________________________________________

## Phase 2 — Configure the case hold in the pilot (Configure — preview first)

Build the preservation floor — the case hold policy + rule — reviewing the intended change with -WhatIf before committing. This is the mechanism that works at every tier (Standard and Premium).

Create the case hold policy naming the locations, scoped to the pilot/test locations only. Preview,

then commit:

.\EDHOLD-Config.ps1 -Action NewCaseHold `
       -CaseName 'Legal Hold Case – Contoso-Matter-001 – Pilot' `
       -HoldPolicyName 'Hold Policy – Contoso-Matter-001 – Pilot' `
       -ExchangeLocation 'testcustodian1@contoso.com' -SharePointLocation 'https://contoso.sharepoint.com/sites/HoldPilot' `
       -WhatIf
   # add -Commit to apply (creates New-CaseHoldPolicy)

The helper wraps New-CaseHoldPolicy -Case <case> -ExchangeLocation ... -SharePointLocation ....

Create the case hold rule. A preserve-everything rule holds all content in the policy's locations;

a query-based rule adds legal's ContentMatchQuery / date range:

.\EDHOLD-Config.ps1 -Action NewCaseHoldRule `
       -HoldPolicyName 'Hold Policy – Contoso-Matter-001 – Pilot' `
       -HoldRuleName 'Hold Rule – Contoso-Matter-001 – Pilot' `
       -ContentMatchQuery '' -WhatIf      # empty query = preserve everything
   # add -Commit to apply (creates New-CaseHoldRule)

The helper wraps New-CaseHoldRule -Name <rule> -Policy <policy> [-ContentMatchQuery <kql>].

(Optional) Litigation Hold reinforcement. For a small matter or a departing custodian, enable a

mailbox-level hold as belt-and-suspenders — a deliberate, separately-tracked action:

.\EDHOLD-Config.ps1 -Action EnableLitigationHold -ExchangeLocation 'testcustodian1@contoso.com' `
        -LitigationHoldDurationDays 3650 -WhatIf      # add -Commit to apply Set-Mailbox -LitigationHoldEnabled $true

Pass/fail gate: the case hold policy + rule exist on the pilot case, scoped to the test locations, with the intended preservation scope (everything vs the validated query); -WhatIf output was reviewed before -Commit. Rollback: remove the pilot hold — Remove-CaseHoldPolicy/Remove-CaseHoldRule in the portal or via the helper's -Action RemoveCaseHold -WhatIf (preview first). Removing a pilot hold on test custodians is safe; never remove a hold on a real matter without the release authority's sign-off (Req 2.5).

__________________________________________________

## Phase 3 — Add custodians and issue the hold notice (Configure — Premium)

*(Premium only. On E3/Standard, skip to Phase 4 and operate the notice workflow manually; the case hold from Phase 2 is your preservation.)* Capture legal's custodian, scope, and notice decisions (Req 2.4) before this phase.

Add custodians and map data sources. In **Purview portal → eDiscovery (Premium) → the case →

Data sources / Custodians (tab name differs between the classic and new unified experience — verify in     your tenant), add each test custodian; Purview resolves their primary mailbox/OneDrive and lets you     attach associated Teams/Groups and additional mailboxes/sites. Placing a custodian on hold creates the     underlying case holds automatically. *Custodian creation is a Graph-eDiscovery / portal action; the     `EDHOLD-Config.ps1 -Action AddCustodian` path uses the Graph eDiscovery API where licensed and beta** —     if unavailable in your tenant, add custodians in the portal.*

Add non-custodial data sources. Attach the shared mailboxes/departmental sites that belong to no

custodian as non-custodial data sources on the case (portal), so they are held explicitly.

Issue the hold notice *(portal Communications)*. In the case Communications, create

Hold Notice – Contoso-Matter-001 – Issuance from legal's text with an acknowledgment requirement,     and configure the reminder (– Reminder) and escalation (– Escalation) on legal's cadence.     Issue it to the test custodians. *Issuing/acknowledging notices is a portal workflow — no cmdlet sends     a notice; the scripts report status only.*

Pass/fail gate: every test custodian is added with mapped data sources and shows on hold; non-custodial locations are held; the issuance notice is issued to the test custodians with reminder/escalation configured. Rollback: remove a test custodian / release the pilot notice in the portal. On a real matter, custodian removal or notice release follows the release authority's sign-off (Req 2.5) — it is never scripted.

__________________________________________________

## Phase 4 — Validate the hold and the notice (Validate)

Confirm the preservation is actually effective before the program is trusted — distribution succeeded, every custodian/location is covered, and notices issued and are being acknowledged.

Confirm hold distribution. Placing a hold runs on service timers; distribution status can take

minutes to hours (longer for many locations) to reach Success — do not judge a hold in its first     minutes. Validate with the delivered script (read-only):

.\EDHOLD-Validate.ps1 -CaseName 'Legal Hold Case – Contoso-Matter-001 – Pilot' `
        -ExpectedExchangeLocation 'testcustodian1@contoso.com' -Verbose

It reports per-gate pass/fail: hold distribution = Success across locations, expected custodians/     locations in scope, Litigation Hold state (where used), and (via Graph, where exposed) notice/acknowledgment     signal.

Prove preservation. With fabricated content, confirm a hard-deleted item on a held test mailbox is

recoverable (moves to the preservation/Recoverable Items location) — the hold prevents permanent purge;     it does not lock the item read-only. Record the evidence.

Confirm acknowledgment tracking *(Premium)*. In Communications, confirm each test custodian's

acknowledgment status is tracked (acknowledged / not yet / reminded / escalated) and that a non-responder     is reminded/escalated per cadence.

Pass/fail gate: distribution = Success on all pilot locations, every expected custodian/location is covered, deleted held content is recoverable, and (Premium) notices issued with acknowledgment tracked — all against explicit pass/fail gates (Section 5). Rollback: none (read-only validation); if a gate fails, fix the scope/config in Phase 2/3 and re-validate — do not proceed to real matters on a failed gate.

__________________________________________________

## Phase 5 — Track, then expand to live matters (Operate → Expand)

Produce the hold register. Export the defensible tracking record (read-only):

.\EDHOLD-Report.ps1 -CaseName 'Legal Hold Case – Contoso-Matter-001 – Pilot' `
        -CsvPath '.\Custodian Hold Register – Contoso-Matter-001 – Report.csv'

It produces Custodian Hold Register – Contoso-Matter-001 – Report — custodians, data sources, hold/     distribution status, and (where exposed) notice/acknowledgment status and dates — the record legal relies     on.

Maintain scope on change. As a custodian's role or data sources change, adjust **hold locations /

custodian data sources with the scope helper (preview first) — it adds/adjusts**, it never releases:

.\EDHOLD-Set-Scope.ps1 -HoldPolicyName 'Hold Policy – Contoso-Matter-001 – Pilot' `
        -AddExchangeLocation 'testcustodian2@contoso.com' -WhatIf   # add -Commit to apply

Expand to the live practice. Once the pilot gates pass, mint the production equivalents for real

matters by swapping the – Pilot stage for the real matter name (e.g.     Legal Hold Case – <RealMatter> – Live, Hold Policy – <RealMatter> – Live) — never edit a validated     pilot artifact in place, and never reuse the pilot case for a real matter. Each real-matter hold goes     through change control (Req 2.5) with the register updated.

Release deliberately (portal + sign-off only). When the release authority authorizes it in

writing, release the custodian / remove the hold in the portal, issue the     Hold Notice – <Matter> – Release, and record the release in the register. No script in this pack     releases a hold — release is a two-party, signed, non-automated action. Confirm no *other* matter still     requires the same location before releasing (overlapping holds).

Pass/fail gate: the hold register is exported and current; scope changes are additive and tracked; real matters use production naming under change control; releases are signed, evidenced, and never scripted. Rollback: a mis-scoped addition can be reverted (remove the added location, preview first); a release cannot be undone for content purged afterward — which is exactly why it is gated behind sign-off, not automation.

__________________________________________________

## Order-of-operations summary

| Phase | Do | Artifact(s) | Gate | Rollback |
| --- | --- | --- | --- | --- |
| 0 Assess | Connect, baseline cases/holds/roles, confirm licensing tier | Posture CSV | Baseline + tier confirmed | n/a (read-only) |
| 1 Design | Create pilot case; design hold scope, custodian/notice map (from legal) | Pilot case + written design | Case + design complete | Discard design |
| 2 Configure | Build case hold policy + rule (preview → commit); optional Lit Hold | Hold policy + rule | Hold scoped to test locations | Remove pilot hold (preview) |
| 3 Configure (Premium) | Add test custodians + non-custodial sources; issue notice (portal) | Custodians, notices | Custodians on hold, notice issued | Remove test custodian / release pilot notice (portal) |
| 4 Validate | Confirm distribution=Success, coverage, preservation, acknowledgment | Validation report | All gates pass | Fix + re-validate (never proceed on fail) |
| 5 Operate → Expand | Export register, maintain scope, go live on real matters, release by sign-off | Hold register | Register current; releases signed, never scripted | Revert additions; release is not reversible → gated by sign-off |

# 5. Testing & Validation — Legal-Hold & Custodian Management Program (Microsoft Purview)

Validate the legal-hold and custodian-management program against explicit pass/fail gates. The three headline gates are: (A) the hold actually preserves, (B) custodians and notices are covered and tracked, and (C) the program is operable and defensible. Run every test on the pilot matter Legal Hold Case – Contoso-Matter-001 – Pilot with fabricated test custodians and content only — never real people, real matters, or real data. Record the evidence.

All tests assume the case, case hold, and (Premium) custodians/notices from the Implementation Guide, proven on the pilot matter first. Custodian/communications tests require eDiscovery (Premium) (Req 2.1); on Standard, run Gate A and the Standard rows of Gate C, and operate the notice workflow manually.

Preservation-critical. These tests validate that holds work before a real matter's preservation depends on them. No test releases a hold on a real matter. The only "release" exercised here is removing a pilot hold on test custodians (S2), which is safe by construction.

__________________________________________________

## Test A — Preservation is effective (the hold actually holds)

| # | Test | Steps | Pass condition |
| --- | --- | --- | --- |
| A1 | Hold distribution succeeds | After placing the pilot hold, run EDHOLD-Validate.ps1 -CaseName '…Pilot' and check the case hold policy's distribution status. | Distribution status = Success across every held location (allow service-timer latency — minutes to hours before judging). |
| A2 | Deleted content is preserved | On a held test mailbox, hard-delete a fabricated item (empty Deleted Items / purge). | The item is recoverable from the preservation/Recoverable Items location — the hold prevented permanent purge. |
| A3 | Query-based hold captures the right scope | If the pilot uses a query-based rule, place fabricated content inside and outside the ContentMatchQuery/date scope. | In-scope content is preserved; out-of-scope content behaves per policy — the query scope matches legal's intent. |
| A4 | Every intended location is on hold | Compare the held locations to the design (Req 2.3) via EDHOLD-Validate.ps1 -ExpectedExchangeLocation …. | No intended custodian mailbox / OneDrive / site / non-custodial location is missing from the hold. |
| A5 | Litigation Hold reinforcement (if used) | Where a test mailbox has Litigation Hold enabled, confirm state. | LitigationHoldEnabled = True with the intended duration — the belt-and-suspenders hold is live. |

Gate A (pass): distribution = Success on all pilot locations, deleted held content is recoverable, the query scope (if used) matches intent, and no intended location is missing.

__________________________________________________

## Test B — Custodians & notices are covered and tracked (Premium)

| # | Test | Steps | Pass condition |
| --- | --- | --- | --- |
| B1 | Custodian data-source mapping | For each test custodian, confirm the mapped data sources (primary mailbox/OneDrive + associated Teams/Groups + additional sites). | Each custodian shows on hold with the expected data sources mapped — nothing responsive un-mapped. |
| B2 | Non-custodial data held | Confirm the non-custodial locations (shared mailbox / departmental site) are held on the case. | Each non-custodial location is preserved — content belonging to no single person is not missed. |
| B3 | Notice issued | Confirm Hold Notice – Contoso-Matter-001 – Issuance was issued to the test custodians in Communications. | Every test custodian received the issuance notice with an acknowledgment requirement. |
| B4 | Acknowledgment tracked | Acknowledge as one test custodian; leave another un-acknowledged. | The case tracks acknowledged vs not yet; the un-acknowledged custodian is eligible for reminder/escalation. |
| B5 | Reminder / escalation cadence | Advance (or simulate) the cadence for the non-responder. | A reminder (– Reminder) and then escalation (– Escalation) fire per legal's configured cadence. |
| B6 | Register reflects reality | Run EDHOLD-Report.ps1 -CaseName '…Pilot' -CsvPath …. | The exported Custodian Hold Register – … – Report matches the portal state (custodians, hold status, notice/ack status, dates). |

Gate B (pass): every test custodian on hold with mapped sources, non-custodial locations held, notice issued, acknowledgment/reminder/escalation tracked, and the register faithfully reflects the case.

__________________________________________________

## Test C — Operable & defensible (the control can be run and proven)

| # | Test | Steps | Pass condition |
| --- | --- | --- | --- |
| C1 | Evidence trail present | Confirm hold-placement, notice, and access events are in the case history / unified audit log (Req 2.6). | A complete, exportable evidence trail exists (who placed the hold, when; who was noticed; who acknowledged). |
| C2 | Role separation holds | Confirm who can see/manage the case and who can authorize release. | Least-privilege eDiscovery roles hold (Req 2.2); the release authority is distinct and named (Req 2.5). |
| C3 | Overlapping-hold safety | Place a fabricated location under two pilot holds; release one. | The location stays preserved by the remaining hold — releasing one matter does not un-preserve content another still holds. |
| C4 | Register is defensible | Review the exported register as the record of the matter. | The register answers "who is on hold, since when, noticed, acknowledged, released?" without reconstructing from memory. |
| C5 | Release is deliberate, not scripted | Confirm the release path. | Release happens only in the portal with the release authority's written sign-off — no script releases a hold (verify the pack has no release automation). |

Gate C (pass): the evidence trail is complete and exportable, roles/release authority are separated and named, overlapping holds are safe, the register is defensible, and release is a signed portal action with no automation.

__________________________________________________

## Simulation-first & safety validation

| # | Test | Pass condition |
| --- | --- | --- |
| S1 | Pilot isolation | All tests run on Legal Hold Case – Contoso-Matter-001 – Pilot with fabricated custodians/content — no real matter or person is touched. |
| S2 | Safe pilot teardown | Removing the pilot hold on test custodians (portal or EDHOLD-Config.ps1 -Action RemoveCaseHold, previewed with -WhatIf) cleanly removes only the pilot preservation — real matters are unaffected. |
| S3 | Scripts are safe-by-default | EDHOLD-Config.ps1 and EDHOLD-Set-Scope.ps1 run without -Commit make no change (-WhatIf output only); Discovery / Validate / Report are read-only; none releases a real-matter hold. |
| S4 | No auto-release | Confirm no delivered script performs a hold release on any non-pilot case — release is portal + sign-off only (Req 2.5). |

__________________________________________________

## Evidence to capture (for the deliverable record)

Baseline posture CSV (Phase 0): existing cases, holds and distribution status, role membership.

Distribution = Success screenshot/log across pilot locations (Gate A1) and the deleted-item recovery

evidence (A2).

Custodian data-source mapping and non-custodial hold confirmation (B1/B2).

Notice issuance + acknowledgment/reminder/escalation tracking (B3–B5) and the exported hold register (B6).

The audit/evidence trail (C1), the role/release-authority separation (C2), and the overlapping-hold safety

result (C3).

Confirmation of safe pilot teardown (S2) and that no script releases a real-matter hold (S3/S4).

Determination boundary. These tests prove the program works and is defensible. *Whether* a given custodian, preservation scope, notice, or release is legally sufficient is an eDiscovery-counsel / legal sign-off, captured alongside the evidence above. This solution proves the mechanics; legal owns the determination.

# Troubleshooting — Legal-Hold & Custodian Management Program

Work the symptom to the most specific cause below. All checks are read-only; never release or delete a hold to "test" — use EDHOLD-Validate.ps1 and the portal to confirm state. Legal-hold *scope and release* decisions are the legal team's; this guide covers the technical configuration only.

## The hold saves but content isn't preserved

Symptom: a Legal Hold Case – <Matter> – Pilot case hold shows created, but a custodian's edited/deleted

items are still gone.

Most likely: the hold policy is created but not started/enabled, or the location wasn't added to the

hold rule. Run EDHOLD-Validate.ps1 — it reports each *-CaseHoldPolicy/*-CaseHoldRule's   Enabled/Distribution state and the bound locations.

Fix: ensure the case-hold policy is enabled and the rule includes the custodian's mailbox/site;

re-run distribution. Hold takes effect only after distribution reaches Success.

## "Distribution pending / partial" never completes

Cause: large custodian counts, a location that no longer exists (deleted mailbox/site), or a transient

service delay. Distribution is asynchronous and can take time.

Fix: wait and re-check Get-CaseHoldPolicy -Identity <name> -DistributionDetail (surfaced by

EDHOLD-Report.ps1). Remove/replace invalid locations, then redistribute. Escalate to Microsoft only after   a location is confirmed valid and distribution stays failed.

## Can't add custodians / custodian communications missing

Cause: custodian management + hold notifications are eDiscovery (Premium) features; on

Standard they aren't available, or the account lacks the eDiscovery Manager role.

Fix: confirm licensing (EDHOLD-Discovery.ps1 flags Standard vs Premium — *verify in your tenant*) and

role-group membership. Custodian/communications operations route through the Graph eDiscovery (beta)   surface or the portal; the scripts never invent a cmdlet for them.

## "Access denied" creating or viewing a case/hold

Cause: the operator isn't in eDiscovery Manager (create/manage own cases) or **eDiscovery

Administrator** (see all cases), or the case membership doesn't include them.

Fix: add the operator to the correct role group and to the case's members. Verify with

EDHOLD-Discovery.ps1.

## Overlapping holds — worried about releasing preserved data

Behaviour: a location under multiple holds stays preserved until all holds on it are removed.

Removing one case hold does not release content still held by another (or by a retention policy /   Litigation Hold).

Fix: before any release, run EDHOLD-Validate.ps1 to enumerate every hold touching the location.

Release is a legal decision — the scripts never auto-release (the teardown path is pilot-only, guarded,   and preview-first).

## Litigation Hold vs case hold confusion

Litigation Hold (Set-Mailbox -LitigationHoldEnabled) holds an entire mailbox; case holds are

query/matter-scoped across mailboxes and sites. Use case holds for a specific matter; don't rely on one to   do the other. EDHOLD-Discovery.ps1 reports both.

## Pilot cleanup left a hold in place

Cause: teardown skipped, or a hold was still distributing when cleanup ran.

Fix: confirm the matter is closed with legal sign-off, then remove the pilot case holds

(Remove-CaseHoldPolicy, guarded/preview-first) — never as an untracked ad-hoc action. Record the release   authority in the Custodian Hold Register.

## Government / sovereign cloud

Portal URLs and connection endpoints differ on GCC / GCC High / DoD (-ConnectionUri / Graph national

cloud host). Confirm the correct endpoint for your cloud before running — *verify against current Microsoft   guidance*; do not assume commercial paths.

*If holds are enabled, distributed to Success, custodians tracked (Premium), and validation passes but a matter still can't produce expected content, the issue is scope/query design (a legal + eDiscovery question), not a preservation fault — engage the eDiscovery/legal owners rather than changing the hold.*

# 7. Best Practices — Legal-Hold & Custodian Management Program (Microsoft Purview)

Field-tested practices for running legal holds and custodians in Microsoft Purview eDiscovery so preservation is consistent, tracked, and defensible — and so the one irreversible action (releasing a hold) is never taken by accident. These complement the Implementation and Testing guides.

## Prove it on a pilot matter before a real one depends on it

Never learn the mechanics on a live matter. Run the full flow — case, hold, custodians, notice,

tracking — on Legal Hold Case – Contoso-Matter-001 – Pilot with fabricated custodians first (Req 2.6),   and pass the Section 5 gates before the program is the live practice.

Mint production artifacts for real matters (… – <RealMatter> – Live); never edit a validated pilot

artifact in place and never reuse the pilot case for a real matter.

Treat the pilot as a repeatable template, not a one-off — the value is a program you run the same way

every time a matter starts.

## Preserve first, scope later — default to everything

When in doubt, preserve-everything is the safe floor; a query-based hold that is too narrow silently

fails to preserve responsive content. Only narrow to a ContentMatchQuery/date range when legal has   authorized it, and validate the query with a statistics/estimate run before it becomes a hold.

A missed custodian or an un-mapped associated site is un-preserved content — enumerate primary

mailbox/OneDrive and associated Teams/Groups and additional mailboxes/sites, and hold non-custodial   locations (shared mailboxes, departmental sites) explicitly.

## Validate distribution — a hold placed is not a hold effective

Placing a hold runs on service timers; distribution status can take minutes to hours (longer for

many locations) to reach Success. Do not judge a hold in its first minutes — validate distribution   with EDHOLD-Validate.ps1 before declaring a custodian preserved.

Confirm the hold actually preserves by proving a hard-deleted test item is recoverable — the hold

prevents permanent purge, it does not lock the item read-only the way a record label does.

## Notice, acknowledge, remind, escalate — the evidence is the point

Defensibility is about proof, not just the hold: issue the notice, require acknowledgment, and

remind/escalate non-responders on legal's cadence — that trail is what a court or regulator expects.

Reuse a standard set of notice objects (– Issuance / – Reminder / – Escalation / – Release) with

legal's text; the program configures and tracks them — legal authors them.

Keep the hold register current as the single defensible record: who is on hold, since when, noticed,

acknowledged, reminded, escalated, released. Export it on a cadence, not just at the end.

## Release is the one irreversible act — gate it, never script it

Releasing a hold deletes the preservation and cannot be undone for content purged afterward. Release

only on the named release authority's written sign-off (Req 2.5), in the portal, with the   release recorded and the – Release notice sent.

No script in this pack releases a hold — by design. If tooling ever *could* release, a mis-run is a

spoliation event; keeping release out of automation is the control.

Before releasing, confirm no other matter still requires the same location — overlapping holds mean one

matter's release must not un-preserve content another still needs.

## Respect the legal-vs-technical boundary

Legal owns the determination; the program owns the execution and the evidence. *Whether* a duty has

attached, *who* is a custodian, the *scope*, the notice's sufficiency, and *when* to release are   eDiscovery-counsel calls — don't encode a legal judgement into a hold configuration.

This program stops at defensible preservation — collection, review, analytics, and export are the

downstream eDiscovery phases; hand validated, preserved custodians to whatever review/production process   legal runs.

## Licensing & portal reality

Custodian management and communications are Premium (E5-class); case holds work at E3. Verify

what your tenant is licensed for before designing a custodian program — and design a case-hold-only   program on Standard rather than promising features the tenant can't run.

The eDiscovery portal is consolidating into a new unified experience; tab names/paths (e.g. *Custodians*

→ *Data sources*) differ between classic and unified. Verify the exact path in your tenant — don't   assume a UI that may have moved.

Commercial vs Government clouds differ (portal URLs, Connect-IPPSSession -ConnectionUri, Graph

national-cloud endpoints, feature availability in GCC/GCC High/DoD) — verify the path and feature in your   cloud.

## Operations & governance

Give the program an eDiscovery Administrator owner and least-privilege eDiscovery Managers per

matter; separate the person who places holds from the person who authorizes release.

Keep a change log of every placement, scope change, and release with the sign-off attached — the change

record and the register together are the defensible story.

Re-run Discovery/Validate/Report on a cadence: confirm distribution stays Success, catch custodians

whose data sources changed, and keep the register current as matters age.

Enable and retain unified audit logging — the tracking report and the evidence trail read from it; if

it's off, defensibility has no source.

# 8. Deliverables Summary — Legal-Hold & Custodian Management Program (Microsoft Purview)

What you receive in this solution, and what "done" looks like.

## Documentation

| Document | What it gives you |
| --- | --- |
| Solution Overview | The legal-hold + custodian program model — the hold-type distinction (case hold vs custodian-based hold vs Litigation Hold vs retention), how cases/holds/custodians/notices/tracking fit together, the deferred legal boundary and the MSEDISC (readiness) boundary, and the naming convention for every case/hold/custodian/notice object. |
| Requirements Guide | Solution-specific prerequisites — eDiscovery Standard vs Premium licensing, eDiscovery Manager/Administrator role groups, in-scope custodians/data-sources/non-custodial locations, the preservation scope + notice content from legal, a named release authority + change control, and audit logging + a pilot matter — each with verify/implement steps, on top of the six category prerequisites. |
| Implementation Guide | The exact ordered phases: connect/baseline → design the case + scope → configure the case hold (preview → commit) → add custodians + issue the notice (Premium) → validate distribution/coverage/acknowledgment → track and expand to real matters; each phase named, gated, with a rollback — and no automated release. |
| Testing & Validation | Pass/fail gates for the three headline outcomes — the hold preserves (A), custodians/notices are covered and tracked (B, Premium), and the program is operable and defensible (C) — plus overlapping-hold safety, pilot isolation, and no-auto-release checks, all on a pilot matter with fabricated custodians. |
| Troubleshooting Guide | The common failure modes (hold not distributing, custodian data source not mapping, notice not acknowledged, Premium features missing, tracking report empty) and how to resolve them. |
| Best Practices | Pilot-first discipline, preserve-first scoping, distribution validation, the notice/acknowledgment evidence trail, the release-is-irreversible rule, the legal-vs-technical boundary, and licensing/portal reality. |
| Executive Summary | One-page business framing for approvers. |

## PowerShell tools (5) — Security & Compliance PowerShell / Graph

All tools are read-only or `-WhatIf` by default; writes require an explicit -Commit. No tool releases a hold — release is a deliberate portal + sign-off action (Req 2.5). No credentials are stored in code. They connect via Connect-IPPSSession and/or Connect-MgGraph (eDiscovery, some endpoints beta — verify).

| # | Script | Role | Default / run-mode |
| --- | --- | --- | --- |
| 1 | EDHOLD-Discovery.ps1 | eDiscovery posture assessment: existing cases, case hold policies and their distribution status, custodian/communications signal (Graph, where licensed), a Premium-licensing signal, and eDiscovery role-group membership. | Read-only |
| 2 | EDHOLD-Config.ps1 | Hold/custodian config helper: creates/updates an eDiscovery case hold policy + rule, adds a custodian (Graph, where licensed), or enables Litigation Hold — `-WhatIf` by default; writes need -Commit. Never releases a hold. | -WhatIf (writes need -Commit) |
| 3 | EDHOLD-Validate.ps1 | Validation checker: confirms hold distribution = Success across locations, expected custodians/locations in scope, Litigation Hold state, and (Graph, where exposed) notice/acknowledgment signal — per-gate pass/fail. | Read-only |
| 4 | EDHOLD-Report.ps1 | Tracking report: exports the hold/custodian register — custodians, data sources, hold/distribution status, and notice/acknowledgment status/dates where exposed. | Read-only |
| 5 | EDHOLD-Set-Scope.ps1 | Scope/health helper: reports a hold's locations/custodians and (with -Commit) adds/adjusts hold locations / custodian data sources. Never releases a hold. | -WhatIf (writes need -Commit) |

## Definition of done

eDiscovery licensing tier confirmed (Standard = case holds; Premium = custodians + communications) and

eDiscovery role-group ownership assigned (Administrator + per-matter Managers).

A pilot matter case with a case hold policy + rule built (preview → commit), scoped to **fabricated

test** locations, at the preservation scope legal chose (everything vs a validated query).

Custodians (Premium) added with mapped data sources, non-custodial locations held, and the

hold notice issued with acknowledgment tracked and reminder/escalation configured.

Hold distribution = Success validated across all pilot locations, deleted held content proven

recoverable, and every intended custodian/location confirmed in scope (Gate A/B).

The hold register exported and current; the evidence/audit trail present; role separation and a named

release authority in place (Gate C).

Pilot isolation, safe teardown, and no-auto-release verified (S1–S4); the program minted to production

naming for real matters under change control.

Boundary: the solution delivers the technical program and the evidence. Whether a duty has attached, who is a custodian, the preservation scope, a notice's legal sufficiency, and when a hold may be released are legal / eDiscovery-counsel determinations, captured alongside the evidence — and no delivered tool releases a hold.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## EDHOLD-Config.ps1

Purpose: One safe-by-default helper for the write actions of the hold program: -Action NewCaseHold         : New-CaseHoldPolicy on an eDiscovery case, scoped to the given locations. -Action NewCaseHoldRule     : New-CaseHoldRule on a policy (empty ContentMatchQuery = preserve-everything; a KQL query = query-based, as authored by legal). -Action EnableLitigationHold: Set-Mailbox -LitigationHoldEnabled $true (belt-and-suspenders mailbox hold). -Action AddCustodian        : add a custodian via the Microsoft Graph eDiscovery API (Premium; beta — if unavailable in your tenant, add the custodian in the Purview portal). -Action RemoveCaseHold      : Remove a PILOT case hold policy/rule (test custodians only). Safe by default: with -WhatIf (the default when -Commit is absent) it only reports the intended change; it applies nothing unless -Commit is passed. It NEVER releases a hold on a real matter — hold release is a deliberate portal + release-authority sign-off action (Req 2.5). Use RemoveCaseHold only to tear down a PILOT hold on fabricated custodians. HOW TO RUN Preview a pilot case hold policy: powershell -File .\EDHOLD-Config.ps1 -Action NewCaseHold  -CaseName 'Legal Hold Case – Contoso-Matter-001 – Pilot'  -HoldPolicyName 'Hold Policy – Contoso-Matter-001 – Pilot'  -ExchangeLocation 'testcustodian1@contoso.com' -WhatIf Apply it (add -Commit). Then create a preserve-everything rule: powershell -File .\EDHOLD-Config.ps1 -Action NewCaseHoldRule  -HoldPolicyName 'Hold Policy – Contoso-Matter-001 – Pilot' ` -HoldRuleName 'Hold Rule – Contoso-Matter-001 – Pilot' -ContentMatchQuery '' -Commit Requires Security & Compliance PowerShell (Connect-IPPSSession); AddCustodian also needs Graph. .EXAMPLE .\EDHOLD-Config.ps1 -Action NewCaseHold -CaseName 'Legal Hold Case – Contoso-Matter-001 – Pilot' -HoldPolicyName 'Hold Policy – Contoso-Matter-001 – Pilot' -ExchangeLocation 'testcustodian1@contoso.com' -WhatIf Prints the New-CaseHoldPolicy call it WOULD run. Re-run with -Commit to apply. .NOTES Purview — Legal-Hold & Custodian Management Program. Writes gated behind -Commit; NEVER releases a real hold. Expected results: -Commit creates/updates the pilot hold; verify DistributionStatus=Success with EDHOLD-Validate.ps1 (PASS). > [CmdletBinding()] param( [Parameter(Mandatory)] [ValidateSet('NewCaseHold','NewCaseHoldRule','EnableLitigationHold','AddCustodian','RemoveCaseHold')] [string]$Action,

How to run: Preview a pilot case hold policy: powershell -File .\EDHOLD-Config.ps1 -Action NewCaseHold  -CaseName 'Legal Hold Case – Contoso-Matter-001 – Pilot'  -HoldPolicyName 'Hold Policy – Contoso-Matter-001 – Pilot'  -ExchangeLocation 'testcustodian1@contoso.com' -WhatIf Apply it (add -Commit). Then create a preserve-everything rule: powershell -File .\EDHOLD-Config.ps1 -Action NewCaseHoldRule  -HoldPolicyName 'Hold Policy – Contoso-Matter-001 – Pilot' ` -HoldRuleName 'Hold Rule – Contoso-Matter-001 – Pilot' -ContentMatchQuery '' -Commit Requires Security & Compliance PowerShell (Connect-IPPSSession); AddCustodian also needs Graph. .EXAMPLE .\EDHOLD-Config.ps1 -Action NewCaseHold -CaseName 'Legal Hold Case – Contoso-Matter-001 – Pilot' -HoldPolicyName 'Hold Policy – Contoso-Matter-001 – Pilot' -ExchangeLocation 'testcustodian1@contoso.com' -WhatIf Prints the New-CaseHoldPolicy call it WOULD run. Re-run with -Commit to apply. .NOTES Purview — Legal-Hold & Custodian Management Program. Writes gated behind -Commit; NEVER releases a real hold. Expected results: -Commit creates/updates the pilot hold; verify DistributionStatus=Success with EDHOLD-Validate.ps1 (PASS). > [CmdletBinding()] param( [Parameter(Mandatory)] [ValidateSet('NewCaseHold','NewCaseHoldRule','EnableLitigationHold','AddCustodian','RemoveCaseHold')] [string]$Action,

## EDHOLD-Discovery.ps1

Purpose: Builds the legal-hold baseline before you configure anything: every eDiscovery ComplianceCase, every CaseHoldPolicy with its held locations and DISTRIBUTION STATUS (Pending vs Success vs error), the CaseHoldRules and whether they are query-based or preserve-everything, plus eDiscovery role-group membership and a Premium-licensing signal (whether custodian/communications features are likely available). Optionally probes the Microsoft Graph eDiscovery API for custodians where licensed (beta — verify in your tenant). Read-only — makes no changes and NEVER releases a hold. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\EDHOLD-Discovery.ps1 -CsvPath .\EDHOLD-Posture.csv Requires Security & Compliance PowerShell (Connect-IPPSSession via ExchangeOnlineManagement); optional Microsoft Graph (Connect-MgGraph) for custodian read. .EXAMPLE .\EDHOLD-Discovery.ps1 -CsvPath .\EDHOLD-Posture.csv Prints cases, case hold policies (locations + distribution status), rules, and role membership; exports CSV. .NOTES Purview — Legal-Hold & Custodian Management Program. Read-only against Security & Compliance PowerShell. Expected results: holds you expect report DistributionStatus=Success across their locations (PASS); anything Pending or errored is flagged to validate before you trust it. > [CmdletBinding()] param( [string]$CsvPath, [string]$UserPrincipalName, [switch]$IncludeGraphCustodians )

How to run: powershell -ExecutionPolicy Bypass -File .\EDHOLD-Discovery.ps1 -CsvPath .\EDHOLD-Posture.csv Requires Security & Compliance PowerShell (Connect-IPPSSession via ExchangeOnlineManagement); optional Microsoft Graph (Connect-MgGraph) for custodian read. .EXAMPLE .\EDHOLD-Discovery.ps1 -CsvPath .\EDHOLD-Posture.csv Prints cases, case hold policies (locations + distribution status), rules, and role membership; exports CSV. .NOTES Purview — Legal-Hold & Custodian Management Program. Read-only against Security & Compliance PowerShell. Expected results: holds you expect report DistributionStatus=Success across their locations (PASS); anything Pending or errored is flagged to validate before you trust it. > [CmdletBinding()] param( [string]$CsvPath, [string]$UserPrincipalName, [switch]$IncludeGraphCustodians )

## EDHOLD-Report.ps1

Purpose: Produces the defensible "Custodian Hold Register" for a matter: for the case's CaseHoldPolicies, the held locations, distribution status, and rule scope (query vs preserve-everything); and — where eDiscovery Premium is licensed and the Microsoft Graph eDiscovery API is available (beta) — each custodian, their mapped data sources, hold status, and (where the API exposes it) notice/acknowledgment status. Read-only — makes no changes. Notice ISSUANCE/ACKNOWLEDGMENT is operated in the Purview portal (Communications); this report inventories status, it does not send or acknowledge notices. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\EDHOLD-Report.ps1  -CaseName 'Legal Hold Case – Contoso-Matter-001 – Pilot'  -CsvPath '.\Custodian Hold Register – Contoso-Matter-001 – Report.csv' Requires Security & Compliance PowerShell (Connect-IPPSSession); custodian rows require Graph (Premium/beta). .EXAMPLE .\EDHOLD-Report.ps1 -CaseName 'Legal Hold Case – Contoso-Matter-001 – Pilot' -CsvPath '.\register.csv' Prints the hold/custodian register and exports it as the tracking record for the matter. .NOTES Purview — Legal-Hold & Custodian Management Program. Read-only tracking report. No changes made. Expected results: the register matches the portal state (holds, locations, custodians, notice/ack) — keep it current as the defensible record of the matter (PASS = register reflects reality). > [CmdletBinding()] param( [Parameter(Mandatory)][string]$CaseName, [string]$CsvPath, [string]$UserPrincipalName, [switch]$IncludeGraphCustodians )

How to run: powershell -ExecutionPolicy Bypass -File .\EDHOLD-Report.ps1  -CaseName 'Legal Hold Case – Contoso-Matter-001 – Pilot'  -CsvPath '.\Custodian Hold Register – Contoso-Matter-001 – Report.csv' Requires Security & Compliance PowerShell (Connect-IPPSSession); custodian rows require Graph (Premium/beta). .EXAMPLE .\EDHOLD-Report.ps1 -CaseName 'Legal Hold Case – Contoso-Matter-001 – Pilot' -CsvPath '.\register.csv' Prints the hold/custodian register and exports it as the tracking record for the matter. .NOTES Purview — Legal-Hold & Custodian Management Program. Read-only tracking report. No changes made. Expected results: the register matches the portal state (holds, locations, custodians, notice/ack) — keep it current as the defensible record of the matter (PASS = register reflects reality). > [CmdletBinding()] param( [Parameter(Mandatory)][string]$CaseName, [string]$CsvPath, [string]$UserPrincipalName, [switch]$IncludeGraphCustodians )

## EDHOLD-Set-Scope.ps1

Purpose: Reports a case hold policy's current locations, distribution status, and rule scope, and — only with -Commit — ADDS Exchange / OneDrive / SharePoint locations to the hold (Set-CaseHoldPolicy -Add*), so a hold can be widened as a custodian's role or data sources change. Safe by default: -WhatIf reports only; writes require -Commit. This helper only ADDS/adjusts coverage — it does NOT remove a location and NEVER releases a hold. Removing a location or releasing a hold reduces preservation and is a deliberate portal + release-authority sign-off action (Req 2.5); it is intentionally not automated here. HOW TO RUN Report current scope/health: powershell -File .\EDHOLD-Set-Scope.ps1 -HoldPolicyName 'Hold Policy – Contoso-Matter-001 – Pilot' -WhatIf Add a newly-relevant test custodian mailbox to the hold (widen coverage — still same hold): powershell -File .\EDHOLD-Set-Scope.ps1 -HoldPolicyName 'Hold Policy – Contoso-Matter-001 – Pilot' ` -AddExchangeLocation 'testcustodian2@contoso.com' -Commit Requires Security & Compliance PowerShell (Connect-IPPSSession). .EXAMPLE .\EDHOLD-Set-Scope.ps1 -HoldPolicyName 'Hold Policy – Contoso-Matter-001 – Pilot' -WhatIf Prints the hold's locations/status and the Set-CaseHoldPolicy -Add* call it WOULD run. .NOTES Purview — Legal-Hold & Custodian Management Program. Additive scope changes gated behind -Commit; never removes a location, never releases a hold. Expected results: -Commit ADDS the location; re-validate DistributionStatus=Success with EDHOLD-Validate.ps1 (PASS = wider hold, still distributing to Success). > [CmdletBinding()] param( [Parameter(Mandatory)][string]$HoldPolicyName, [string[]]$AddExchangeLocation, [string[]]$AddOneDriveLocation, [string[]]$AddSharePointLocation, [string]$UserPrincipalName, [switch]$Commit )

How to run: Report current scope/health: powershell -File .\EDHOLD-Set-Scope.ps1 -HoldPolicyName 'Hold Policy – Contoso-Matter-001 – Pilot' -WhatIf Add a newly-relevant test custodian mailbox to the hold (widen coverage — still same hold): powershell -File .\EDHOLD-Set-Scope.ps1 -HoldPolicyName 'Hold Policy – Contoso-Matter-001 – Pilot' ` -AddExchangeLocation 'testcustodian2@contoso.com' -Commit Requires Security & Compliance PowerShell (Connect-IPPSSession). .EXAMPLE .\EDHOLD-Set-Scope.ps1 -HoldPolicyName 'Hold Policy – Contoso-Matter-001 – Pilot' -WhatIf Prints the hold's locations/status and the Set-CaseHoldPolicy -Add* call it WOULD run. .NOTES Purview — Legal-Hold & Custodian Management Program. Additive scope changes gated behind -Commit; never removes a location, never releases a hold. Expected results: -Commit ADDS the location; re-validate DistributionStatus=Success with EDHOLD-Validate.ps1 (PASS = wider hold, still distributing to Success). > [CmdletBinding()] param( [Parameter(Mandatory)][string]$HoldPolicyName, [string[]]$AddExchangeLocation, [string[]]$AddOneDriveLocation, [string[]]$AddSharePointLocation, [string]$UserPrincipalName, [switch]$Commit )

## EDHOLD-Validate.ps1

Purpose: Confirms, against explicit per-gate PASS/FAIL, that the hold for a matter is actually effective: Gate A — every CaseHoldPolicy on the case reports DistributionStatus = Success (the hold has propagated to all its locations; Pending means "not yet — wait, don't trust"). Gate B — the expected custodian mailboxes / OneDrive / SharePoint locations are actually in the hold's location list (nothing intended is missing). Gate C — where -ExpectedExchangeLocation mailboxes are given, their Litigation Hold state is reported (belt-and-suspenders reinforcement, where used). Gate D — (optional) Graph eDiscovery custodian/hold signal where Premium is licensed (beta). Read-only — queries only; makes NO changes and never releases a hold. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\EDHOLD-Validate.ps1  -CaseName 'Legal Hold Case – Contoso-Matter-001 – Pilot'  -ExpectedExchangeLocation 'testcustodian1@contoso.com' Requires Security & Compliance PowerShell (Connect-IPPSSession). .EXAMPLE .\EDHOLD-Validate.ps1 -CaseName 'Legal Hold Case – Contoso-Matter-001 – Pilot' -ExpectedExchangeLocation 'testcustodian1@contoso.com' Prints PASS/FAIL for distribution status, expected-location coverage, and Litigation Hold state. .NOTES Purview — Legal-Hold & Custodian Management Program. Read-only validation. Expected results: PASS = DistributionStatus=Success on every policy AND every expected location is held. A Pending distribution is not a failure yet — re-run after the service timers complete (minutes to hours). > [CmdletBinding()] param( [Parameter(Mandatory)][string]$CaseName, [string[]]$ExpectedExchangeLocation, [string[]]$ExpectedSharePointLocation, [string[]]$ExpectedOneDriveLocation, [string]$UserPrincipalName, [switch]$IncludeGraphCustodians )

How to run: powershell -ExecutionPolicy Bypass -File .\EDHOLD-Validate.ps1  -CaseName 'Legal Hold Case – Contoso-Matter-001 – Pilot'  -ExpectedExchangeLocation 'testcustodian1@contoso.com' Requires Security & Compliance PowerShell (Connect-IPPSSession). .EXAMPLE .\EDHOLD-Validate.ps1 -CaseName 'Legal Hold Case – Contoso-Matter-001 – Pilot' -ExpectedExchangeLocation 'testcustodian1@contoso.com' Prints PASS/FAIL for distribution status, expected-location coverage, and Litigation Hold state. .NOTES Purview — Legal-Hold & Custodian Management Program. Read-only validation. Expected results: PASS = DistributionStatus=Success on every policy AND every expected location is held. A Pending distribution is not a failure yet — re-run after the service timers complete (minutes to hours). > [CmdletBinding()] param( [Parameter(Mandatory)][string]$CaseName, [string[]]$ExpectedExchangeLocation, [string[]]$ExpectedSharePointLocation, [string[]]$ExpectedOneDriveLocation, [string]$UserPrincipalName, [switch]$IncludeGraphCustodians )