Microsoft Purview Automation Framework

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Microsoft Purview Automation Framework

## The problem

Microsoft Purview administration done by hand does not scale and does not repeat. Different admins create policies differently, DLP and retention rules drift from what was designed, a label that should exist is quietly missing, and when an auditor asks to see every policy and its current state the answer is a manual scavenger hunt across an evolving portal. Manual Purview operations are a compliance gap and a data-risk exposure — hard to reproduce, hard to review, hard to prove.

## The solution

A configuration-as-code automation framework for Purview operations. A single declarative desired- state config describes the DLP policies, sensitivity labels, and retention policies the organization intends to run; PowerShell tooling then discovers current tenant state, deploys the config into simulation/test/unpublished mode first, validates deployed state against the config (drift detection), and reports a policy inventory and coverage scorecard as evidence. Five safe-by-default PowerShell tools (read-only or -WhatIf until you commit; nothing enforces without a separate, deliberate -Enforce -Commit) run the health check, discovery, deployment, validation, and reporting. It uses only the Purview portal, Security & Compliance PowerShell, and Microsoft Graph — no third-party tooling, no secrets.

## What you get

Policy as reviewable code — DLP, label, and retention policies defined in a config file that is versionable, reviewable in change control, identical across pilot and production, and rebuildable after a mistake.

Safe-by-default deployment — everything lands in DLP test/simulation mode, labels unpublished, retention pilot-scoped on deploy; enforcement is a separate, explicit, committed action.

Drift caught, not discovered late — scheduled desired-state validation turns a silently edited or disabled policy into a reported difference.

Evidence on demand — a policy inventory and coverage scorecard produced by script, not assembled by hand before every audit.

A repeatable operating rhythm — a scheduled read-only chain (discover → validate → report) so posture stays known between changes.

## Approach

Delivery follows a disciplined, reversible model — Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce) — deploying pilot-first into test/unpublished mode on a bounded scope, with pass/fail gates and documented rollback before anything enforces tenant-wide.

## Boundaries

The framework carries compliance decisions faithfully and proves they landed; it does not make them. *Which* sensitive info types, *which* retention duration, *which* labels, and whether a policy is legally adequate are deferred to compliance, records, privacy, and legal. Microsoft Purview is licensing-/plan-dependent (advanced DLP, auto-labeling, and several retention features require E5 / E5 Compliance; some are preview) and actively evolving — capabilities and cmdlet parameters, notably DLP simulation/mode values, are cited or flagged "verify your licensing/tenant," never invented. Records- management, insider-risk, and communication-compliance objects are out of automated scope.

## The bottom line

Purview operations that are repeatable, reversible, and evidenced — policy defined as code, deployed in simulation first, validated for drift, and reported on demand — so the compliance posture is defensible, not a manual scramble.

# 1. Solution Overview — Microsoft Purview Automation Framework

## What this solution is

Purview administration done by hand does not scale and does not repeat. Policies get created differently by different admins, DLP rules drift from what was designed, a label that should exist in test is quietly missing, and when an auditor asks "show me every DLP/retention/label policy and its current state" the answer is a manual scavenger hunt across the portal. This solution delivers a configuration-as-code automation framework for Microsoft Purview operations: a declarative desired-state config describes the DLP policies, sensitivity labels, and retention policies your organization intends to run; PowerShell tooling then discovers the current tenant state, deploys the config into simulation/test/ unpublished mode first, validates deployed state against the desired config (drift detection), and reports a coverage scorecard and policy inventory as evidence. It uses only the Microsoft Purview portal, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph — no third-party tooling and no secrets in code.

This is a framework, not a specific policy pack: it operationalizes *how* Purview policy objects are deployed, reviewed, and evidenced repeatably. *What* each policy must contain (which sensitive info types, which retention schedule, which labels) remains a compliance/records/legal determination — the framework carries those decisions faithfully into the tenant and proves they landed; it does not make them.

## Why this matters

Repeatability is the whole point. A DLP or retention policy created by clicking is hard to reproduce, review, or roll back. A policy defined in a config file and deployed by script is reviewable in change control, identical across pilot and production, and rebuildable after a mistake.

Purview changes are high-impact and must be piloted. DLP, sensitivity-label, and retention changes affect real users and real data the moment they enforce. Every Purview policy type supports a safer-than-enforce first state — DLP test/simulation mode, labels created-but-unpublished, retention created-but-scoped/unpublished — and this framework deploys into that state by default, only enforcing on an explicit, separate, committed action.

Drift is invisible until it bites. Someone edits a rule in the portal, a policy gets disabled "temporarily," a label falls out of a label policy — and nobody notices until an incident or audit. Scheduled desired-state validation turns silent drift into a caught, reported difference.

Evidence on demand. A policy inventory and coverage scorecard produced by script — rather than assembled by hand before every audit — is what makes the compliance posture defensible.

## How it works

Establish the desired-state config. A single, human-readable JSON config — Automation Config – Purview Ops – Baseline — lists the DLP policies, sensitivity labels, and retention policies that should exist, each with the attributes the framework manages (name, scope/locations, mode, and the identifying settings). Compliance/records/legal own the *content*; the config is the reviewable record of it.

Discover the current state. OPSAUTO-Discovery.ps1 (read-only) inventories what actually exists in the tenant — DLP policies and their mode, sensitivity labels and label policies, retention policies and rules — and exports a state snapshot.

Deploy into a safe first state. OPSAUTO-Deploy.ps1 reconciles config → tenant. It runs `-WhatIf` by default (prints the exact New-/Set-* it would run), creates DLP policies in test/simulation mode, labels unpublished, and retention unenforced/pilot-scoped on -Commit, and only moves an object to enforce on a deliberate, separate -Enforce -Commit.

Validate against desired state. OPSAUTO-Validate.ps1 (read-only) compares deployed objects to the config and reports drift — missing, extra, mode-mismatched, or altered policies — with a pass/fail gate.

Report the posture. OPSAUTO-Report.ps1 (read-only) produces the policy inventory and a coverage scorecard (what exists, in what mode, against what the config expects) as the audit-ready evidence artifact.

Run on a cadence. The read-only chain (Discovery → Validate → Report) is scheduled so drift and gaps surface early; Deploy is run under change control when the config changes.

## The Purview objects this framework manages

DLP compliance policies & rules — *-DlpCompliancePolicy / *-DlpComplianceRule, including the policy mode (test/simulation vs enforce). Verify your tenant for the exact mode values it accepts.

Sensitivity labels & label policies — *-Label / *-LabelPolicy (labels created before they are published; publishing is the enforce step).

Retention (data lifecycle) policies & rules — *-RetentionCompliancePolicy / *-RetentionComplianceRule (created and pilot-scoped before tenant-wide publish).

All are Security & Compliance PowerShell objects (Connect-IPPSSession); Graph is used for licensing and reporting reads. Records-management file plans, insider-risk, and communication-compliance objects are intentionally out of scope for automated deploy — they carry legal/HR/records determinations and are managed under their own governance (see Limitations).

## What you can control

The desired-state config — which DLP/label/retention policies the framework knows about and their managed attributes.

The deploy mode — nothing enforces without an explicit, separate -Enforce -Commit; the default deploy lands everything in test/simulation/unpublished.

The pilot scope — Automation Pilot – Ops Scope – Stage1 (a bounded set of locations/users/policies) validated before any enforce/publish.

The validation and reporting cadence — how often drift is checked and the scorecard regenerated.

## Limitations (be honest with buyers)

The framework carries decisions; it does not make them. *Which* sensitive info types, *which* retention duration, *which* labels — and whether a policy is legally adequate — are compliance/records/privacy/legal determinations. The config is only as correct as those inputs.

Purview is licensing-/plan-dependent and evolving. Advanced DLP, auto-labeling, and several retention capabilities require Microsoft 365 E5 / E5 Compliance; some features are in preview and cmdlet parameters (notably DLP simulation/mode values) change. Capabilities and parameters are flagged "verify your licensing/tenant," never invented.

Cmdlet coverage, not portal parity. Some Purview settings are portal-only or only partially exposed to Security & Compliance PowerShell; the framework manages the attributes the cmdlets expose and flags where a setting must be confirmed in the portal.

Records/insider-risk/communication-compliance are out of automated scope. Their objects encode legal/HR/records determinations and file-plan structure; this framework inventories and reports on the automatable policy types (DLP, labels, retention) and defers those sensitive domains to their own governance.

Deploy is high-impact even in test mode. Creating dozens of objects touches the tenant; that is why deploy is -WhatIf first, test/unpublished by default, pilot-scoped, and reversible.

## Naming convention (used in every doc and script)

Every artifact this framework creates or produces is named <Purpose> – <Scope> – <Stage> and reused verbatim across the docs, scripts, config, and portal. The standard set:

| Artifact | Name |
| --- | --- |
| Declarative desired-state config (JSON) | Automation Config – Purview Ops – Baseline |
| Current-state snapshot (Discovery export) | Automation Snapshot – Tenant State – Current |
| DLP/label/retention deploy (safe first state) | Automation Deploy – Purview Policies – Simulation |
| Desired-state / drift validation | Automation Validate – Desired State – Drift |
| Policy inventory report | Automation Report – Policy Inventory – Tenant |
| Coverage scorecard | Automation Report – Coverage Scorecard – Tenant |
| Pilot scope | Automation Pilot – Ops Scope – Stage1 |

## The standard deployment model

Assess the current tenant policy state and the desired-state config → design the config and pilot scope → configure by deploying into test/simulation/unpublished mode → pilot on a bounded scope and validate against desired state → validate drift is clean and the scorecard is green → expand by enforcing/ publishing under change control. Pattern: Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce).

# 2. Requirements Guide — Microsoft Purview Automation Framework

Verify every requirement before deploying anything. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites (tenant/licensing, Purview roles, the S&C PowerShell + Graph toolchain, in-scope workloads, compliance/records/legal stakeholders, pilot & change control) are in global-requirements-purview.md — this guide adds the automation-specific detail.

Licensing/tenant boundary. The policy types this framework automates are plan-gated: advanced DLP (fingerprint/EDM/trainable-classifier conditions), auto-labeling, and several retention capabilities require Microsoft 365 E5 or E5 Compliance; some features and cmdlet parameters (notably the DLP simulation/mode values) are evolving or in preview. Where this guide flags "verify your licensing/ tenant," confirm the capability and the exact parameter values in your tenant before relying on them.

## 2.1 Compliance licensing for the policy types you automate

Description: The framework deploys DLP, sensitivity-label, and retention policy objects. Baseline DLP/labels/retention exist with E3-class licensing; advanced DLP conditions, auto-labeling, and some retention features require E5 / E5 Compliance (GR §1). Why: A config that references an E5-only condition will fail to deploy on an E3 tenant — the capability isn't there, not a script fault. Verify: M365 admin center → Billing → Licenses; OPSAUTO-Health.ps1 reads subscribedSkus via Graph and reports whether an E5/E5-Compliance-bearing plan is present, and flags config entries that need it. Implement: Assign/purchase the licensing the config's policies require before deploying those policies; scope the config to what your plan supports.

## 2.2 Purview roles (least-privilege) for each policy type

Description: Deploying and reading each object needs the matching role group: Compliance Administrator or Compliance Data Administrator for DLP and retention; Information Protection (Admin) for sensitivity labels and label policies; View-Only equivalents for the read-only discovery/validate/report tools. Reserve Global Administrator for exceptional cases only. Why: Purview uses fine-grained role groups; create/update requires the write role, and the read-only tooling should run under a view-only role (GR §2). Verify: Purview portal → Settings → Roles & scopes / Permissions — confirm membership. OPSAUTO-Health.ps1 attempts a benign read of each object type and reports which are permitted. Implement: Assign the least-privilege role group per policy type under change control; run read-only tools (Discovery/Validate/Report) with a view-only account, and Deploy with the write role.

## 2.3 Security & Compliance PowerShell + Graph toolchain

Description: A workstation with the ExchangeOnlineManagement module (provides Connect-IPPSSession for all the *-DlpCompliancePolicy, *-Label, *-RetentionCompliancePolicy cmdlets) and Microsoft.Graph (for licensing reads), driven by a modern-auth / MFA admin. Why: Every policy object this framework manages is a Security & Compliance PowerShell object; Graph is used only for licensing/reporting reads (GR §3). Verify: Get-Module -ListAvailable ExchangeOnlineManagement, Microsoft.Graph; Connect-IPPSSession and Connect-MgGraph succeed. OPSAUTO-Health.ps1 connects and reports module versions and endpoint reachability. Implement: Install-Module ExchangeOnlineManagement -Scope CurrentUser; Install-Module Microsoft.Graph -Scope CurrentUser. Keep the module current — the S&C cmdlet surface evolves.

## 2.4 A reviewed desired-state config (`Automation Config – Purview Ops – Baseline`)

Description: The JSON config that lists the DLP/label/retention policies the framework manages, each with its managed attributes (name, locations/scope, mode, identifying settings). Its content — which info types, which durations, which labels — comes from compliance/records/legal, not from the framework. Why: The framework is only as correct as the config; the config is the reviewable record of the compliance decision (GR §4, §5). Verify: The config validates against the framework's expected shape (OPSAUTO-Deploy.ps1 -ValidateConfigOnly parses it and reports structural errors) and every policy's *content* has a named compliance/records/legal owner. Implement: Author the config from the approved policy design; capture the approver per policy. Start with a small, high-confidence subset for the pilot.

## 2.5 In-scope locations/workloads and a classification intent

Description: The workloads/locations each policy targets (Exchange, SharePoint, OneDrive, Teams, endpoints) and the classification/sensitivity intent driving the labels/DLP/retention (GR §4). Why: Every deployed policy keys off its locations and the classification scheme; a mis-scoped policy is a high-impact mistake. Verify: The config's locations/scope per policy match the agreed in-scope workloads; stakeholders have confirmed the classification approach. Implement: Define scope and classification intent before authoring config; do not deploy tenant-wide locations during pilot.

## 2.6 Compliance, records, privacy & legal ownership of policy content

Description: Named owners — from compliance, records, privacy, security, legal — for the *content* of each managed policy (retention durations, records intent, DLP sensitive-info-type selection, label taxonomy) (GR §5). Why: These are governance determinations, not technical defaults; the framework configures to them and defers the determination. Verify: Each policy in the config maps to a documented decision and a named approver. Implement: Capture the determinations and approvals before deploying the corresponding policy.

## 2.7 A pilot scope, change control, and understanding of the safe-first modes

Description: A bounded pilot scope — Automation Pilot – Ops Scope – Stage1 (a few locations/users/policies) — plus an agreed change window, and a shared understanding that the framework deploys DLP in test/simulation mode, labels unpublished, and retention unenforced/pilot-scoped, and that enforcement is a separate explicit step (GR §6). Why: DLP, label, and retention changes are high-impact; every solution follows Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce). Verify: A named pilot scope and change approval exist; the team agrees nothing enforces without a deliberate -Enforce -Commit. Confirm the DLP test/simulation mode values your tenant accepts (2.1) — they are evolving. Implement: Define the pilot scope and change window; agree the enforce gate before running any -Commit.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — Microsoft Purview Automation Framework

Follow these steps in order. All work uses the Microsoft Purview portal (https://purview.microsoft.com), Security & Compliance PowerShell (Connect-IPPSSession — every *-DlpCompliancePolicy, *-Label, *-RetentionCompliancePolicy cmdlet), and Microsoft Graph (licensing/reporting reads). Every write is gated: scripts run read-only or `-WhatIf` by default and change state only with -Commit; nothing enforces/publishes without a separate, explicit -Enforce -Commit. Artifact names follow the <Purpose> – <Scope> – <Stage> convention from the Overview and are reused verbatim.

Model: Assess current state and the config, design the config and pilot, configure by deploying into test/simulation/unpublished mode, pilot on a bounded scope, validate against desired state, then expand by enforcing under change control. Pattern: Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce).

## Step 1 — Confirm the toolchain, roles, and licensing (Assess)

Run OPSAUTO-Health.ps1 (read-only). It reports: ExchangeOnlineManagement/Microsoft.Graph module versions, Connect-IPPSSession/Connect-MgGraph reachability, which policy-object types you can read (a permissions probe per type — Requirement 2.2), and whether an E5/E5-Compliance-bearing plan is present (Requirement 2.1).

Resolve any red item — missing module, failed connect, missing role, missing license — before proceeding.

Pass gate: health check is green for the policy types your config targets; you can read DLP/label/retention objects and Graph licensing.

## Step 2 — Inventory the current tenant state (Assess)

Run OPSAUTO-Discovery.ps1 (read-only). It enumerates existing DLP policies + their mode, sensitivity labels + label policies, and retention policies + rules, and writes the snapshot Automation Snapshot – Tenant State – Current (JSON).

Review the snapshot: what already exists, in what mode, and where it overlaps the intended config. This is the baseline you reconcile against.

Pass gate: a current-state snapshot exists and has been reviewed with the policy owners.

## Step 3 — Author and validate the desired-state config (Design)

Author Automation Config – Purview Ops – Baseline (JSON) with the policy owners (Requirement 2.4/2.6): for each DLP/label/retention policy, its name, locations/scope, target mode, and the identifying managed settings. Content decisions (info types, durations, taxonomy) come from compliance/records/legal — the config records them.

Structurally validate it: OPSAUTO-Deploy.ps1 -ConfigPath .\baseline.json -ValidateConfigOnly (parses the config, checks required fields, flags entries that need E5 — no tenant calls).

Define the pilot scope Automation Pilot – Ops Scope – Stage1 — a bounded subset of locations/users and a few policies to prove the flow (Requirement 2.7).

Pass gate: the config validates structurally, every policy has a named content-owner, and the pilot scope is documented and approved.

## Step 4 — Deploy the pilot into safe-first mode (Configure → Pilot)

Dry-run the reconcile for the pilot subset:

OPSAUTO-Deploy.ps1 -ConfigPath .\baseline.json -Scope Pilot -WhatIf    It prints the exact New-/Set-* cmdlets it *would* run — creates, updates, and mode settings — with no changes.

Review every planned action. Confirm names match the config, locations are the pilot scope (not tenant-wide), and DLP policies are targeted at test/simulation mode, labels unpublished, retention unenforced/pilot-scoped.

Apply the safe-first deploy: re-run with -Commit (still no enforcement). Result: DLP policies exist in test/simulation mode, sensitivity labels exist but are not published, retention policies exist scoped to the pilot / unpublished. Label the effort Automation Deploy – Purview Policies – Simulation.

Pass gate: OPSAUTO-Discovery.ps1 shows the pilot policies present in the intended safe-first mode. Rollback: OPSAUTO-Deploy.ps1 -ConfigPath .\baseline.json -Scope Pilot -Remove -Commit removes the objects the framework created (it only touches config-managed objects; it does not delete pre-existing unmanaged policies).

## Step 5 — Validate deployed state against desired state (Pilot → Validate)

Run OPSAUTO-Validate.ps1 -ConfigPath .\baseline.json -Scope Pilot (read-only). It compares each config entry to the deployed object and reports drift: missing, extra, mode-mismatched, or altered policies, producing Automation Validate – Desired State – Drift.

For DLP policies in test/simulation mode, review the simulation/test results in the Purview DLP portal (what *would* have matched) with the policy owners — this is where a mis-scoped or over-broad rule is caught before it ever enforces. Verify the simulation view/behavior in your tenant (2.1).

Pass gate: validation reports no unexpected drift for the pilot, and the DLP test/simulation results are reviewed and accepted by the owners.

## Step 6 — Report the pilot posture (Validate)

Run OPSAUTO-Report.ps1 -ConfigPath .\baseline.json -Scope Pilot (read-only) to produce Automation Report – Policy Inventory – Tenant and Automation Report – Coverage Scorecard – Tenant: what exists, in what mode, versus what the config expects.

Complete the Testing Guide gates for the pilot before enforcing anything.

Pass gate: the scorecard is green for the pilot scope and the inventory matches the config.

## Step 7 — Enforce/publish the pilot deliberately (Expand — gated)

Only after Steps 5–6 pass, and with change approval, promote the pilot objects to their enforced state:

OPSAUTO-Deploy.ps1 -ConfigPath .\baseline.json -Scope Pilot -Enforce -WhatIf → review → -Enforce -Commit.    This moves DLP policies to Enable (enforce), publishes the label policy, and publishes/scopes-up retention — the one and only step that turns on real user/data impact, and it is separate from the safe-first deploy by design.

Monitor for user/end-state impact on the pilot scope before widening. Rollback: re-run without -Enforce (-Commit) to return DLP to test mode / unpublish labels / unpublish retention; or -Remove -Commit to delete the managed objects.

Pass gate: the pilot enforces cleanly with no unexpected user impact, validation stays drift-free, and the scorecard remains green.

## Step 8 — Expand to full scope (Expand)

Widen the config's scope from Pilot to the full agreed locations/users, and repeat Steps 4–7 for the full set: deploy safe-first (-Commit), validate, report, then enforce (-Enforce -Commit) under change control. Never jump straight to enforce at full scope without the safe-first + validate pass.

Confirm licensing (2.1) covers every location/user the expanded policies touch.

Pass gate: full-scope validation is drift-free and the scorecard is green with enforced policies matching the config.

## Step 9 — Operationalize the cadence (Expand)

Schedule the read-only chain OPSAUTO-Discovery.ps1 → OPSAUTO-Validate.ps1 → OPSAUTO-Report.ps1 on a cadence (e.g. daily/weekly) so drift — a policy edited in the portal, disabled, un-published, or removed from a label policy — is caught and reported early.

Treat every config change as a change-controlled pull-request-style flow: edit config → -ValidateConfigOnly → -WhatIf → -Commit (safe-first) → validate → -Enforce -Commit.

Hand the scorecard and drift report to compliance/security as the standing evidence and monitoring artifact. Pass gate: the cadence is scheduled, and config changes flow only through the gated deploy path.

# 5. Testing & Validation — Microsoft Purview Automation Framework

Work through every gate. Each has a method, an expected result (pass), and a fail action. Tests are read-only or use the framework's own -WhatIf/safe-first modes — no policy enforces during testing. Do not enforce/publish (Implementation Step 7) until every pilot gate passes; then re-confirm on expand.

Remember: deploying into test/simulation/unpublished mode is *not* enforcement. These gates prove the framework deploys, validates, and reports correctly and that policies land in the intended safe-first state — enforcement is a separate, deliberate step with its own gate.

## Gate 1 — Toolchain, roles, and licensing are ready

Method: OPSAUTO-Health.ps1.

Pass: modules present and current; Connect-IPPSSession/Connect-MgGraph succeed; the policy-object types your config targets are readable; the required E5/E5-Compliance plan is present where the config needs it.

Fail: install/update the module (Requirement 2.3), assign the missing role (2.2) or license (2.1), and retest.

## Gate 2 — Current-state snapshot is produced

Method: OPSAUTO-Discovery.ps1 → Automation Snapshot – Tenant State – Current.

Pass: the snapshot enumerates existing DLP policies (with mode), sensitivity labels + label policies, and retention policies + rules.

Fail: resolve the connection/permission error the script reports; confirm the view-only role can read each object type.

## Gate 3 — Config validates structurally

Method: OPSAUTO-Deploy.ps1 -ConfigPath .\baseline.json -ValidateConfigOnly (no tenant calls).

Pass: the config parses; required fields present; entries needing E5 are flagged; no structural errors.

Fail: correct the config shape/fields the script names; re-validate before any deploy.

## Gate 4 — Dry-run (`-WhatIf`) shows the intended actions only

Method: OPSAUTO-Deploy.ps1 -ConfigPath .\baseline.json -Scope Pilot -WhatIf.

Pass: the printed New-/Set-* actions match the config; scope is the pilot (not tenant-wide); DLP targets test/simulation mode, labels unpublished, retention unenforced/pilot-scoped; no enforce/publish action appears.

Fail: the plan shows the wrong scope, mode, or an unexpected enforce — fix the config/scope and re-dry-run. Do not -Commit until the plan is correct.

## Gate 5 — Safe-first deploy lands objects in the intended mode

Method: OPSAUTO-Deploy.ps1 ... -Scope Pilot -Commit, then OPSAUTO-Discovery.ps1.

Pass: the pilot DLP policies exist in test/simulation mode, labels exist unpublished, retention exists pilot-scoped/unpublished — nothing is enforcing.

Fail: re-run discovery to confirm mode; if an object enforced, it means -Enforce was passed — return it (Step 7 rollback) and re-deploy safe-first.

## Gate 6 — Validation reports no unexpected drift

Method: OPSAUTO-Validate.ps1 -ConfigPath .\baseline.json -Scope Pilot → Automation Validate – Desired State – Drift.

Pass: every config entry has a matching deployed object in the expected mode; no missing/extra/altered/mode-mismatched items beyond what's intended.

Fail: reconcile — re-deploy the missing/changed object (-Commit) or fix the config; investigate any extra object (a portal-created policy the config doesn't know about) with its owner.

## Gate 7 — DLP test/simulation results are reviewed

Method: in the Purview DLP portal, open the simulation/test results for the deployed DLP policies (what *would* have matched) and review with the policy owners. Verify the simulation view exists/behaves as expected in your tenant (Requirement 2.1).

Pass: the simulated matches are as intended — no obviously over-broad or mis-scoped rule — and the owners accept them.

Fail: adjust the rule conditions/scope in the config, re-deploy safe-first, and re-review before enforcing.

## Gate 8 — Reports/scorecard reflect reality

Method: OPSAUTO-Report.ps1 -ConfigPath .\baseline.json -Scope Pilot → inventory + coverage scorecard.

Pass: the inventory matches the deployed objects and the config; the scorecard is green for the pilot (present, correct mode, in scope).

Fail: address the specific red scorecard item (missing policy, wrong mode, out-of-scope) and re-run.

## Gate 9 — Enforcement is deliberate and reversible (only when enforcing)

Method: OPSAUTO-Deploy.ps1 ... -Scope Pilot -Enforce -WhatIf → review → -Enforce -Commit; then confirm the intended enforce/publish state and confirm rollback works (-Commit without -Enforce returns to safe-first).

Pass: the enforce step affects only the reviewed pilot objects; rollback cleanly returns DLP to test mode / unpublishes labels+retention.

Fail: if enforce touched more than intended, roll back immediately and re-scope; never expand enforcement until the pilot enforce gate is clean.

## Gate 10 — Cadence catches injected drift

Method: as a test, change one deployed policy in the portal (e.g. disable it), then run the read-only chain (Discovery → Validate → Report).

Pass: validation flags the change as drift and the scorecard reflects it; restore the policy via -Commit.

Fail: confirm the scheduled chain runs under a role that can read the object and that the config entry matches; fix and retest.

## Evidence to retain

OPSAUTO-Health.ps1 and OPSAUTO-Discovery.ps1 outputs (before/after).

Every -WhatIf transcript for deploy and enforce.

The drift report and coverage scorecard for the pilot and the expanded scope.

The DLP test/simulation review notes and the change approvals (Requirement 2.6/2.7).

The framework proves policies are deployed, validated, and evidenced as configured. Whether the policy *content* (info types, durations, taxonomy) is correct or legally adequate is a compliance/ records/legal determination — these gates test the automation, not the determination.

# 6. Troubleshooting — Microsoft Purview Automation Framework

The failure modes that make automated Purview ops fail closed, drift, or over-reach — plus the toolchain, config-validation, deploy, and enforcement issues you'll hit running policy management through Graph + PowerShell. Each: symptom → likely cause → fix. The framework is safe by default — every write runs in -WhatIf until -Commit, and nothing enforces without a separate, explicit -Enforce -Commit — so most "it did the wrong thing" reports are a config error caught in the dry-run, not a live incident.

## `OPSAUTO-Health.ps1` shows a red item

Cause: a missing module, a failed Connect-IPPSSession/Connect-MgGraph, a missing role for a

policy type, or a missing license.

Fix: resolve the specific red item before proceeding — Install-Module ExchangeOnlineManagement

/ Install-Module Microsoft.Graph (Requirement 2.3), complete modern-auth, assign the least-privilege   role for the policy types you manage (Requirement 2.2), confirm E5/E5-Compliance where the config needs   it (Requirement 2.1). Do not run the deploy path until health is green for the types your config targets.

## `-ValidateConfigOnly` fails or flags entries

Cause: the desired-state config (Automation Config – Purview Ops – Baseline) is malformed, missing

a required field (name/type/scope/mode), or contains an entry that needs E5.

Fix: this check makes no tenant calls — fix the JSON: every policy needs name, type

(dlp/label/labelPolicy/retention), scope (Pilot/Full), and its target mode. E5-flagged   entries stay out until licensed. Re-run -ValidateConfigOnly until clean before any -WhatIf.

## `-WhatIf` prints changes I didn't expect

Cause: the config's names, locations, or modes don't match intent — e.g. a location is tenant-wide

when you meant the pilot subset, or a DLP mode is Enable when it should be test/simulation.

Fix: -WhatIf is the gate — review every planned `New-/Set-*` line. Confirm names match the

config, locations are the pilot scope (not tenant-wide), DLP is targeted at test/simulation mode,   labels unpublished, retention unenforced/pilot-scoped. Only then re-run with -Commit.

## A policy deployed but in the wrong mode / already enforcing

Cause: the safe-first deploy and the enforce step were conflated, or a portal edit changed the mode.

Fix: the design separates them deliberately — -Commit (safe-first) creates DLP in **test/simulation

mode, labels unpublished, retention pilot-scoped; only `-Enforce -Commit` turns on real   user/data impact. `OPSAUTO-Validate.ps1` reports the MODE-MISMATCH; move it back to safe-first, then   enforce deliberately. Rollback:** re-run without -Enforce (-Commit) to return to test mode / unpublish.

## `OPSAUTO-Validate.ps1` reports drift

Cause: a policy was edited in the portal, disabled, un-published, removed from a label policy, or a

managed-name object exists in the tenant but not in the config (EXTRA).

Fix: read the drift categories — MISSING (in config, not deployed → re-run deploy),

MODE-MISMATCH (wrong mode → correct via deploy or update the config's expectation), EXTRA   (investigate with the owner; it may be an out-of-band change). The config is the source of truth; changes   flow through the gated deploy path, not the portal. Verify expected DLP mode values for your tenant.

## `OPSAUTO-Report.ps1` scorecard shows present < expected, or unexpected enforced count

Cause A — not deployed yet. Expected-but-missing policies show as MISSING in the inventory.

Fix: run the safe-first deploy for the scope, then re-report.

Cause B — enforced count higher than intended. A DLP policy is in Enable mode when the pilot should

still be test/simulation. Fix: confirm this was a deliberate -Enforce -Commit; if not, return it to   test mode. The scorecard's "in expected mode" vs "enforced in tenant" is the safe-first check.

Cause C — EXTRA managed-style names. An Automation *-named object exists that the config doesn't

track. Fix: reconcile with the owner — bring it into config or remove it via the gated path.

## `-Enforce -Commit` caused user/data impact you didn't want

Cause: enforcement was widened before the pilot was reconciled and reviewed.

Fix: enforce is the one step that turns on real impact and it is pilot-scoped by design. Rollback:

re-run without -Enforce (-Commit) to return DLP to test mode / unpublish labels / unpublish retention;   or -Remove -Commit to delete the managed objects (it touches only config-managed objects, never   pre-existing unmanaged policies). Reconcile and review the simulation results before re-enforcing.

## `-Remove -Commit` didn't delete a policy I expected

Cause: the framework only removes config-managed objects; a pre-existing unmanaged policy is left

untouched by design (it never created it).

Fix: this is intentional — the framework will not delete objects it didn't create. Remove genuinely

unmanaged policies deliberately in the portal under change control.

## Scheduled read-only chain didn't run / drift caught late

Cause: the cadence (Discovery → Validate → Report) wasn't scheduled, or the account's token expired.

Fix: schedule the read-only chain (daily/weekly) so a portal edit, disable, un-publish, or removal is

caught early; confirm the account can complete modern-auth/MFA unattended (or run it interactively on   cadence). Drift found late is a monitoring gap, not a tool fault.

## `Connect-IPPSSession` / `Connect-MgGraph` fails mid-run

Cause: module not installed, MFA/modern-auth not completed, or a throttled/expired session.

Fix: install the modules, complete the interactive sign-in (Requirement 2.3), and re-run. Scripts are

read-only or -WhatIf by default, so a failed connect is safe to retry. No credentials in code.

## When to escalate beyond this solution

What a policy should *contain* — info types, retention durations, label taxonomy, insider-risk

conditions → compliance, records, privacy, and legal. The framework records and deploys those   decisions; it does not make them.

Whether to enforce tenant-wide → the policy owners + change control, after a reconciled, reviewed

pilot.

A cmdlet or DLP mode value that has genuinely changed → verify against current Microsoft

documentation; DLP modes and policy cmdlets evolve and are licensing-dependent.

# 7. Best Practices — Automating Microsoft Purview Operations Safely

Operating principles for running Purview policy operations as repeatable, reversible, evidenced code. Grounded in Microsoft's public guidance and the Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce) model.

## Treat policy as reviewable code

Keep the desired-state config (Automation Config – Purview Ops – Baseline) in version control and change it through a review flow: edit → -ValidateConfigOnly → -WhatIf → -Commit (safe-first) → validate → -Enforce -Commit. The config, not the portal, is the source of truth.

One config, many environments — the same config deployed to pilot and production means production is not a hand-rebuilt approximation of what you tested.

## Deploy safe-first, enforce deliberately

Never let deploy and enforce be the same action. The framework deploys DLP in test/simulation mode, labels unpublished, retention unenforced/pilot-scoped by default; enforcing is a separate, explicit -Enforce -Commit. Keep it that way — it is the single biggest guard against a high-impact mistake.

Always `-WhatIf` first and read the plan. The plan is your last cheap chance to catch a tenant-wide scope, a wrong mode, or an unintended enforce.

Review DLP simulation/test results with the policy owners before enforcing — a rule that looks right in config can match far more (or less) than intended. Verify the simulation behavior in your tenant; mode values and the simulation experience evolve.

## Pilot small, expand under control

Prove the whole flow on Automation Pilot – Ops Scope – Stage1 — a few locations/users/policies — before touching full scope. Pilot-first is not optional for DLP/label/retention changes; they hit real users and data on enforce.

Expand only after the pilot validates drift-free, the scorecard is green, and the pilot enforce gate is clean. Re-run the safe-first + validate cycle at full scope; don't jump straight to enforce.

## Make drift visible

Schedule the read-only chain (Discovery → Validate → Report) so a portal edit, a disabled policy, an unpublished label policy, or a removed rule surfaces as reported drift rather than an audit-day surprise.

Investigate extra objects (policies in the tenant the config doesn't know about) with their owners — either bring them under config management or retire them; unmanaged policies are how drift accumulates.

## Manage only what you own — and know the boundary

The framework touches only config-managed objects; it does not delete or alter unmanaged pre-existing policies. Keep that discipline so automation can never surprise you by removing something it didn't create.

Records-management file plans, insider-risk, and communication-compliance are out of automated scope — they encode legal/HR/records determinations. Inventory and report on them if you must, but manage them under their own governance.

## Least-privilege and separation

Run the read-only tools (Health, Discovery, Validate, Report) under a view-only role; run Deploy under the write role for that policy type; reserve Global Administrator for exceptions. The read/write split limits blast radius and makes the scheduled cadence safe.

Access to policy configuration is sensitive — review role membership periodically and keep the deploy path auditable (every change is a committed config edit + a -WhatIf/-Commit transcript).

## Keep decisions where they belong

The framework carries compliance/records/legal decisions and proves they landed; it does not make them. *Which* info types, *which* retention duration, *which* labels — and legal adequacy — stay with compliance, records, privacy, and legal. Record the owner per policy in the config.

Verify the config against current Microsoft documentation periodically — Purview cmdlet parameters, DLP mode values, and capability availability change; a config that deployed cleanly last quarter may need updating.

## No secrets, ever

The tools use interactive modern-auth / MFA sign-in; no client secrets or credentials in code or config. If you later automate unattended runs, use a certificate-based app identity with least-privilege scopes and store the certificate outside the repo — never a secret in the config file.

# 8. Deliverables Summary — Microsoft Purview Automation Framework

What you receive, what to run, and what "done" looks like.

## Documentation

| Document | Purpose |
| --- | --- |
| 1. Solution Overview | What the automation framework is, the config-as-code model, the Purview objects it manages (DLP, labels, retention), what you control, honest limitations, and the naming convention. |
| 2. Requirements Guide | Automation-specific prerequisites (licensing per policy type, least-privilege roles per type, S&C PowerShell + Graph toolchain, a reviewed desired-state config, scope/classification, content ownership, pilot & safe-first modes) — each with Verify / Implement. |
| 3. Implementation Guide | Ordered steps: health-check, discover current state, author + validate config, deploy safe-first, validate drift, report, enforce deliberately, expand, operationalize the cadence — pilot-first with pass/fail gates and rollback. |
| 5. Testing & Validation | Ten gates from "toolchain ready" to "cadence catches injected drift," each with method / pass / fail action. |
| 6. Troubleshooting | The failure modes of config-driven Purview automation — connect/role/licensing errors, mode/parameter drift, unexpected extra objects, enforce mistakes, throttling — and their fixes. |
| 7. Best Practices | Operating principles: policy as code, deploy safe-first + enforce deliberately, pilot small, make drift visible, manage only what you own, least-privilege, keep decisions where they belong, no secrets. |

## PowerShell tools (5)

All run read-only or `-WhatIf` by default; writes require -Commit, and enforcement/publishing requires a separate explicit `-Enforce -Commit`. No credentials or secrets are embedded — interactive modern-auth / MFA sign-in. All policy objects are Security & Compliance PowerShell (Connect-IPPSSession); licensing/reporting reads use Microsoft Graph.

| Script | Role | Default |
| --- | --- | --- |
| OPSAUTO-Health.ps1 | Assess/scope helper: module versions, connectivity, per-policy-type read permission probe, licensing (E5/E5-Compliance) check. | Read-only |
| OPSAUTO-Discovery.ps1 | Assess: inventory existing DLP policies (+ mode), sensitivity labels + label policies, retention policies + rules → state snapshot. | Read-only |
| OPSAUTO-Deploy.ps1 | Configure/Remediate: reconcile config → tenant. Validate-only, then -WhatIf; deploys safe-first (DLP test/simulation, labels/retention unpublished) on -Commit; enforces only on -Enforce -Commit; -Remove cleans up managed objects. | -WhatIf (writes on -Commit; enforce on -Enforce -Commit) |
| OPSAUTO-Validate.ps1 | Validate: compare deployed objects to the desired-state config → drift report (missing/extra/altered/mode-mismatched), pass/fail. | Read-only |
| OPSAUTO-Report.ps1 | Validate: policy inventory + coverage scorecard (present, correct mode, in scope, versus config). | Read-only |

## Named artifacts created / produced

Desired-state config: Automation Config – Purview Ops – Baseline (JSON, customer-owned).

Current-state snapshot: Automation Snapshot – Tenant State – Current.

Safe-first deploy effort: Automation Deploy – Purview Policies – Simulation.

Drift validation: Automation Validate – Desired State – Drift.

Reports: Automation Report – Policy Inventory – Tenant, Automation Report – Coverage Scorecard – Tenant.

Pilot scope: Automation Pilot – Ops Scope – Stage1.

## Definition of done

Health check green for the policy types the config targets (modules, connectivity, roles, licensing).

A reviewed desired-state config that validates structurally, with a named content-owner per policy.

The config deployed safe-first to the pilot — DLP in test/simulation mode, labels unpublished, retention pilot-scoped — and confirmed by discovery.

Validation drift-free and the coverage scorecard green for the pilot; DLP test/simulation results reviewed and accepted.

Enforcement performed deliberately (-Enforce -Commit) only after the pilot passed, then expanded to full scope through the same safe-first → validate → enforce cycle.

The read-only cadence (Discovery → Validate → Report) scheduled so drift is caught, and config changes flowing only through the gated deploy path.

Boundary: this framework delivers repeatable deployment, validation, and evidence for Purview policy objects. The policy *content* — which sensitive info types, which retention durations, which labels, and whether a policy is legally adequate — is deferred to your compliance, records, privacy, and legal functions. Records-management, insider-risk, and communication-compliance objects are out of automated scope. Feature availability and cmdlet parameters (notably DLP simulation/mode values) are licensing-/ tenant-dependent and evolving — verify against your entitlements and current Microsoft documentation.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## OPSAUTO-Deploy.ps1

Purpose: Reads a declarative desired-state config (Automation Config - Purview Ops - Baseline) and reconciles it into the tenant: creates/updates the DLP, sensitivity-label, and retention policies it lists. Runs -WhatIf by default (prints the exact New-/Set-* it would run, no changes). On -Commit it deploys SAFE-FIRST: DLP into test/simulation mode, labels/retention UNPUBLISHED. It ENFORCES (DLP Enable, publish labels/retention) ONLY on the separate, explicit -Enforce -Commit. -Remove deletes only config-managed objects. HOW TO RUN 1. structural check (no tenant calls):  .\OPSAUTO-Deploy.ps1 -ConfigPath .\baseline.json -ValidateConfigOnly 2. dry run:                             .\OPSAUTO-Deploy.ps1 -ConfigPath .\baseline.json -Scope Pilot -WhatIf 3. safe-first deploy:                   .\OPSAUTO-Deploy.ps1 -ConfigPath .\baseline.json -Scope Pilot -Commit 4. enforce (deliberate, gated):         .\OPSAUTO-Deploy.ps1 -ConfigPath .\baseline.json -Scope Pilot -Enforce -Commit rollback:                               .\OPSAUTO-Deploy.ps1 -ConfigPath .\baseline.json -Scope Pilot -Remove -Commit Requires ExchangeOnlineManagement (Connect-IPPSSession) + the write role per policy type. No secrets. EXPECTED RESULTS -WhatIf prints planned actions and makes NO changes. -Commit reports created/updated objects in SAFE-FIRST mode. -Enforce -Commit reports objects moved to enforce/publish. VERIFY the DLP test/simulation mode value your tenant accepts before -Commit. .NOTES Purview category — Automation Framework. Safe-by-default (-WhatIf). Enforcement is a separate -Enforce gate. DLP mode values / cmdlet parameters are evolving/licensing-dependent — verify against your tenant and current Microsoft documentation. No hardcoded credentials or secrets. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$ConfigPath, [ValidateSet('Pilot','Full')][string]$Scope = 'Pilot', [switch]$ValidateConfigOnly,   # parse + structurally validate the config; no tenant calls [switch]$WhatIf,               # default posture when neither -Commit nor -Remove is set [switch]$Commit,               # apply changes SAFE-FIRST (no enforcement unless -Enforce also set) [switch]$Enforce,              # with -Commit: move objects to enforce/publish (HIGH-IMPACT, deliberate) [switch]$Remove,               # remove config-managed objects (requires -Commit to actually delete) [string]$UserPrincipalName, The DLP "test/simulation" mode value varies by tenant/version — override here after verifying yours. [string]$DlpTestMode = 'TestWithoutNotifications' )

How to run: 1. structural check (no tenant calls):  .\OPSAUTO-Deploy.ps1 -ConfigPath .\baseline.json -ValidateConfigOnly 2. dry run:                             .\OPSAUTO-Deploy.ps1 -ConfigPath .\baseline.json -Scope Pilot -WhatIf 3. safe-first deploy:                   .\OPSAUTO-Deploy.ps1 -ConfigPath .\baseline.json -Scope Pilot -Commit 4. enforce (deliberate, gated):         .\OPSAUTO-Deploy.ps1 -ConfigPath .\baseline.json -Scope Pilot -Enforce -Commit rollback:                               .\OPSAUTO-Deploy.ps1 -ConfigPath .\baseline.json -Scope Pilot -Remove -Commit Requires ExchangeOnlineManagement (Connect-IPPSSession) + the write role per policy type. No secrets. EXPECTED RESULTS -WhatIf prints planned actions and makes NO changes. -Commit reports created/updated objects in SAFE-FIRST mode. -Enforce -Commit reports objects moved to enforce/publish. VERIFY the DLP test/simulation mode value your tenant accepts before -Commit. .NOTES Purview category — Automation Framework. Safe-by-default (-WhatIf). Enforcement is a separate -Enforce gate. DLP mode values / cmdlet parameters are evolving/licensing-dependent — verify against your tenant and current Microsoft documentation. No hardcoded credentials or secrets. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$ConfigPath, [ValidateSet('Pilot','Full')][string]$Scope = 'Pilot', [switch]$ValidateConfigOnly,   # parse + structurally validate the config; no tenant calls [switch]$WhatIf,               # default posture when neither -Commit nor -Remove is set [switch]$Commit,               # apply changes SAFE-FIRST (no enforcement unless -Enforce also set) [switch]$Enforce,              # with -Commit: move objects to enforce/publish (HIGH-IMPACT, deliberate) [switch]$Remove,               # remove config-managed objects (requires -Commit to actually delete) [string]$UserPrincipalName, The DLP "test/simulation" mode value varies by tenant/version — override here after verifying yours. [string]$DlpTestMode = 'TestWithoutNotifications' )

## OPSAUTO-Discovery.ps1

Purpose: Enumerates the Purview policy objects the framework manages — DLP compliance policies (and their MODE), sensitivity labels, label policies, and retention (data lifecycle) policies + rules — with no changes, and writes a JSON snapshot (Automation Snapshot - Tenant State - Current) that Validate and Report consume. Read-only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\OPSAUTO-Discovery.ps1 -OutFile .\snapshot.json Requires ExchangeOnlineManagement (Connect-IPPSSession). Interactive modern-auth / MFA sign-in; no secrets in code. EXPECTED RESULTS Console counts per object type and a JSON snapshot at -OutFile. Each DLP policy shows its Mode (e.g. Enable vs a test/simulation value — VERIFY the exact values in your tenant). Non-fatal read errors per type are reported and skipped. .NOTES Purview category — Automation Framework. Read-only. DLP mode values and cmdlet parameters are evolving/ licensing-dependent; confirm against your entitlements and current Microsoft documentation. > [CmdletBinding()] param( [string]$UserPrincipalName, [string]$OutFile = ".\Automation-Snapshot-Tenant-State-Current.json" )

How to run: powershell -ExecutionPolicy Bypass -File .\OPSAUTO-Discovery.ps1 -OutFile .\snapshot.json Requires ExchangeOnlineManagement (Connect-IPPSSession). Interactive modern-auth / MFA sign-in; no secrets in code. EXPECTED RESULTS Console counts per object type and a JSON snapshot at -OutFile. Each DLP policy shows its Mode (e.g. Enable vs a test/simulation value — VERIFY the exact values in your tenant). Non-fatal read errors per type are reported and skipped. .NOTES Purview category — Automation Framework. Read-only. DLP mode values and cmdlet parameters are evolving/ licensing-dependent; confirm against your entitlements and current Microsoft documentation. > [CmdletBinding()] param( [string]$UserPrincipalName, [string]$OutFile = ".\Automation-Snapshot-Tenant-State-Current.json" )

## OPSAUTO-Health.ps1

Purpose: Reports whether the workstation and account are ready to run the Purview automation framework, with no changes: ExchangeOnlineManagement / Microsoft.Graph module presence + versions, Security & Compliance PowerShell (Connect-IPPSSession) and Graph reachability, a per-policy-type READ permission probe (DLP / sensitivity labels / retention), and whether an E5 / E5-Compliance-bearing plan is present. Read-only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\OPSAUTO-Health.ps1 Requires ExchangeOnlineManagement (Connect-IPPSSession) and, for the licensing section, Microsoft.Graph with delegated Organization.Read.All / Directory.Read.All. Interactive modern-auth / MFA sign-in; no secrets in code. EXPECTED RESULTS A readiness summary: modules present Y/N + version, IPPS + Graph reachable Y/N, each policy type readable Y/N, and an E5/E5-Compliance plan present Y/N. Any licensing/tenant-dependent item is flagged "verify your licensing/tenant", not asserted. Green across the board = ready to run Discovery/Deploy. .NOTES Purview category — Automation Framework. Read-only. Feature/parameter availability is licensing-/tenant- dependent and evolving; confirm against your entitlements and current Microsoft documentation. > [CmdletBinding()] param( [string]$UserPrincipalName,     # optional admin UPN passed to Connect-* prompts [switch]$SkipGraphLicensing     # skip the Graph licensing section if Graph is unavailable )

How to run: powershell -ExecutionPolicy Bypass -File .\OPSAUTO-Health.ps1 Requires ExchangeOnlineManagement (Connect-IPPSSession) and, for the licensing section, Microsoft.Graph with delegated Organization.Read.All / Directory.Read.All. Interactive modern-auth / MFA sign-in; no secrets in code. EXPECTED RESULTS A readiness summary: modules present Y/N + version, IPPS + Graph reachable Y/N, each policy type readable Y/N, and an E5/E5-Compliance plan present Y/N. Any licensing/tenant-dependent item is flagged "verify your licensing/tenant", not asserted. Green across the board = ready to run Discovery/Deploy. .NOTES Purview category — Automation Framework. Read-only. Feature/parameter availability is licensing-/tenant- dependent and evolving; confirm against your entitlements and current Microsoft documentation. > [CmdletBinding()] param( [string]$UserPrincipalName,     # optional admin UPN passed to Connect-* prompts [switch]$SkipGraphLicensing     # skip the Graph licensing section if Graph is unavailable )

## OPSAUTO-Report.ps1

Purpose: Produces two standing evidence artifacts from the live tenant (or a captured snapshot) against the desired-state config (Automation Config - Purview Ops - Baseline): "Automation Report - Policy Inventory - Tenant" (every managed DLP/label/retention object, its mode/enable state, and whether the config expects it) and "Automation Report - Coverage Scorecard - Tenant" (counts by type, % of expected policies present, % in the expected safe-first mode, and enforced count). Read-only - changes nothing. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\OPSAUTO-Report.ps1 -ConfigPath .\baseline.json -Scope Pilot Optional: -SnapshotPath .\snapshot.json to report against a Discovery snapshot instead of live; -OutDir to set where the CSV/JSON land. Requires ExchangeOnlineManagement (Connect-IPPSSession) for live mode. No secrets. EXPECTED RESULTS A printed inventory table + scorecard, plus a CSV inventory and a JSON scorecard on disk. PASS signal: the scorecard's "present vs expected" is 100% for the scope and every present policy is in the mode the config expects (safe-first until deliberately enforced). VERIFY expected DLP mode values for your tenant. .NOTES Purview category - Automation Framework. Read-only. DLP mode values evolve/are licensing-dependent; confirm expected values against your tenant and current Microsoft documentation. No client names; no secrets. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$ConfigPath, [ValidateSet('Pilot','Full')][string]$Scope = 'Pilot', [string]$SnapshotPath, [string]$UserPrincipalName, [string]$OutDir = "." )

How to run: powershell -ExecutionPolicy Bypass -File .\OPSAUTO-Report.ps1 -ConfigPath .\baseline.json -Scope Pilot Optional: -SnapshotPath .\snapshot.json to report against a Discovery snapshot instead of live; -OutDir to set where the CSV/JSON land. Requires ExchangeOnlineManagement (Connect-IPPSSession) for live mode. No secrets. EXPECTED RESULTS A printed inventory table + scorecard, plus a CSV inventory and a JSON scorecard on disk. PASS signal: the scorecard's "present vs expected" is 100% for the scope and every present policy is in the mode the config expects (safe-first until deliberately enforced). VERIFY expected DLP mode values for your tenant. .NOTES Purview category - Automation Framework. Read-only. DLP mode values evolve/are licensing-dependent; confirm expected values against your tenant and current Microsoft documentation. No client names; no secrets. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$ConfigPath, [ValidateSet('Pilot','Full')][string]$Scope = 'Pilot', [string]$SnapshotPath, [string]$UserPrincipalName, [string]$OutDir = "." )

## OPSAUTO-Validate.ps1

Purpose: Reconciles the desired-state config (Automation Config - Purview Ops - Baseline) against what is actually deployed and reports DRIFT: MISSING (in config, not in tenant), MODE-MISMATCH (present but wrong mode/enable state), and EXTRA (a managed-name object in the tenant not tracked... plus flags config-named objects that changed). Produces Automation Validate - Desired State - Drift. Read-only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\OPSAUTO-Validate.ps1 -ConfigPath .\baseline.json -Scope Pilot Optionally -SnapshotPath .\snapshot.json to validate against a captured snapshot instead of live. Requires ExchangeOnlineManagement (Connect-IPPSSession) for live mode. No secrets. EXPECTED RESULTS A per-policy PASS/DRIFT line and an overall result. Exit-friendly: writes a JSON drift report and returns non-zero drift count in $LASTEXITCODE-style summary. VERIFY the expected DLP mode value for your tenant (the config's 'expectMode'). .NOTES Purview category — Automation Framework. Read-only. DLP mode values evolve/are licensing-dependent; confirm expected values against your tenant and current Microsoft documentation. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$ConfigPath, [ValidateSet('Pilot','Full')][string]$Scope = 'Pilot', [string]$SnapshotPath,   # optional: validate against a Discovery snapshot instead of connecting live [string]$UserPrincipalName, [string]$OutFile = ".\Automation-Validate-Desired-State-Drift.json" )

How to run: powershell -ExecutionPolicy Bypass -File .\OPSAUTO-Validate.ps1 -ConfigPath .\baseline.json -Scope Pilot Optionally -SnapshotPath .\snapshot.json to validate against a captured snapshot instead of live. Requires ExchangeOnlineManagement (Connect-IPPSSession) for live mode. No secrets. EXPECTED RESULTS A per-policy PASS/DRIFT line and an overall result. Exit-friendly: writes a JSON drift report and returns non-zero drift count in $LASTEXITCODE-style summary. VERIFY the expected DLP mode value for your tenant (the config's 'expectMode'). .NOTES Purview category — Automation Framework. Read-only. DLP mode values evolve/are licensing-dependent; confirm expected values against your tenant and current Microsoft documentation. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$ConfigPath, [ValidateSet('Pilot','Full')][string]$Scope = 'Pilot', [string]$SnapshotPath,   # optional: validate against a Discovery snapshot instead of connecting live [string]$UserPrincipalName, [string]$OutFile = ".\Automation-Validate-Desired-State-Drift.json" )