Microsoft Purview for Legal

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Microsoft Purview for Legal

## The problem

A law firm or corporate legal department holds the tenant's most sensitive concentration of material: attorney-client privileged content and matter records carrying retention, records, and legal-hold obligations. Generic tenant configuration does not fit that reality — privilege is inadvertently disclosed by a mis-sent email or mislabeled file, matter content is under- or over-retained, and there is no evidence that any control is actually in place. Left unaddressed, that is both a compliance gap and a data-risk exposure, and it surfaces at the worst possible moment: during a matter or an audit.

## The solution

A complete, self-guided Legal-tailored program built on Microsoft Purview — one that *curates and sequences* the granular Purview capabilities for a legal organization rather than re-teaching each one. It maps the in-scope obligations to four configured Purview controls — sensitivity labels (privileged and matter-confidential, with encryption), DLP (preventing inadvertent disclosure of privileged material across email, SharePoint, OneDrive, Teams and endpoints), retention & records (matter-based retention plus governed disposition), and Audit (the evidence trail) — tracks them in Compliance Manager, pilots the high-impact ones in simulation/test/disabled mode, validates them, and produces an evidence binder (control → configuration → proof) you can hand to an auditor or produce in a matter. Five safe-by-default PowerShell tools (read-only or -WhatIf until you commit) do the assessment, scoping, configuration, validation, and evidence reporting.

## What you get

An obligation-to-control register — every in-scope obligation mapped to the Purview object that implements it, with the required behavior and a named approver.

Privilege protection — an encrypted sensitivity label for privileged content and a matter-confidential label, published to the legal population, with encryption scoped to legal's approved design.

Inadvertent-disclosure prevention, simulation-first — a DLP policy built in simulation across email/SharePoint/OneDrive/Teams/Endpoint, its matches reviewed and tuned before a single block, then enforced under sign-off.

A governed matter-records lifecycle — matter-based retention piloted with a non-regulatory label first, with disposition review where the schedule requires, and legal-hold coordination (hold decisions stay legal's).

An audit-ready evidence binder — control → configuration → proof, regenerated on a cadence so it is always current.

## Approach

Delivery follows a disciplined, reversible model — Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce) — piloting every high-impact control on a limited scope before enforcement, with pass/fail gates and documented rollback. DLP is validated in simulation before it ever blocks; the irreversible regulatory-records label is gated hardest of all, applied only under explicit legal/records sign-off.

## Boundaries

Microsoft Purview is licensing-/plan-dependent (encryption labels, Teams/Endpoint DLP, records/regulatory records, and Audit Premium require E5 or the E5 Compliance add-on) and the portal is actively evolving — capabilities and paths are cited or flagged "verify your licensing/tenant," never assumed. Above all: what is privileged, how matters map, retention adequacy, disposition triggers, and whether a matter is under legal hold are deferred to your legal, records, and compliance functions — this solution provides the technical control and the evidence, not the determination. Legal holds and eDiscovery case actions remain the legal function's; this program references the method read-only and never creates or releases a hold.

## The bottom line

A Legal program that is configured, piloted, validated, and evidenced in Microsoft Purview — so when privilege must be protected, a matter's records produced, or a control shown to an auditor, the capability is already in place and defensible.

# 1. Solution Overview — Microsoft Purview for Legal

## What this solution is

A law firm or a corporate legal department holds two things nobody else in the tenant holds in the same concentration: attorney-client privileged material and matter records that carry retention, records, and legal-hold obligations. Generic tenant configuration does not fit that reality — privilege is inadvertently disclosed, matter content is under- or over-retained, and there is no evidence that any control is actually in place. This solution is a Legal-tailored Purview program that *curates and sequences* the granular Purview capabilities for a legal organization rather than re-teaching each one: it stands up (1) sensitivity labels for privileged and matter-confidential content — with encryption; (2) DLP to prevent the inadvertent disclosure of privileged material across email, SharePoint, OneDrive, Teams and endpoints — piloted in simulation; (3) retention & records for the matter lifecycle (matter-based retention, disposition review, and legal-hold *coordination*) plus an audit-evidence trail; and (4) tracks the whole thing in Compliance Manager. It uses only the Microsoft Purview portal (purview.microsoft.com), Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph — no third-party tooling.

This is a technical-control-and-evidence program, not a legal determination. *Which* content is privileged, how matters map to content and retention, what the records schedule is, and whether any given matter is under a legal hold are legal and records determinations owned by your firm's legal, records, and compliance functions. This solution provides the configured control, the register, and the evidence — it does not decide privilege, matter scope, retention duration, or hold. Legal holds and eDiscovery case actions are the legal function's; this solution provides the technical method and references them, it does not create the hold decision.

## Why this matters

Privilege, once disclosed, is hard to claw back. An email to the wrong recipient or a mislabeled document can waive privilege. Sensitivity labels (with encryption) plus DLP are the Microsoft controls that keep privileged and matter-confidential content inside the firm — but they only protect content from the point they are applied forward, which is why configuring now matters.

DLP is high-impact and must not be dropped into enforcement blind. A DLP policy that blocks legal's own routine sharing on day one is worse than none — it trains people to work around it. Purview DLP supports a simulation (test) mode that surfaces what *would* have matched without blocking anything; this program always pilots there first.

Matter records live and die on retention. Matter content must be retained per the records schedule and disposed of under governance — not kept forever by accident, not deleted prematurely. Purview retention labels/policies and disposition review operationalize the matter lifecycle; legal hold overrides disposal, and coordinating that override is a legal function you *support*, not decide.

Evidence is the deliverable. "We protect privileged material" is an assertion; a control → configuration → proof binder is evidence. This program produces one.

The controls are licensing-dependent and evolving. Encryption labels, advanced/endpoint DLP, records/regulatory-records retention, and Audit Premium require Microsoft 365 E5 or the E5 Compliance add-on; the portal changes. Capabilities are cited or flagged "verify your licensing/tenant", never assumed.

## How it works

Assess. Discover what the tenant already has — compliance licensing/plans, the least-privilege roles, existing sensitivity labels and label policies, DLP policies, retention labels/policies, unified-audit state and audit retention, and (read-only) any existing eDiscovery holds — so the program is built on facts.

Design the control map. With legal/records, map the in-scope obligations (privilege protection, matter confidentiality, matter records retention, disposition, hold coordination, audit evidence) to the four Purview control domains and to the named artifacts below. The privilege/matter/retention/hold determinations are legal's; this solution provides the register and the technical control.

Configure — safely. Create the sensitivity labels (privileged / matter-confidential, with encryption), the DLP policy in simulation, the matter-records retention label + publish policy, the audit-evidence retention policy, and the disposition-review stage. Every high-impact change is piloted disabled/simulated before enforcement.

Pilot & validate. Prove the labels apply and encrypt, the DLP policy matches privileged content in simulation (nothing blocked yet), retention preserves matter content, and audit evidence is retained — on a bounded pilot scope before tenant-wide enforcement.

Produce the evidence. Generate the control-mapping + evidence binder (control → Purview object → configuration → proof) for the legal/compliance file.

Expand & operate. Move DLP from simulation to enforcement and expand the labels/retention on the approved scope, schedule the read-only re-assessment so drift is caught, and hand the register, binder, and runbook to legal/records as a standing procedure.

## The control stack this solution curates

Sensitivity labels (Information Protection) — Get/New-Label + Get/New-LabelPolicy: a label for attorney-client privileged content (encrypted, restricted) and one for matter-confidential / work-product content, published to the legal population — the confidentiality control.

Data Loss Prevention — Get/New-DlpCompliancePolicy + Get/New-DlpComplianceRule: a policy that detects privileged/matter-confidential content (by label and/or sensitive info types) across Exchange, SharePoint, OneDrive, Teams and Endpoint, built in simulation/test mode first — the inadvertent-disclosure control. *High-impact.*

Retention & records (Data Lifecycle / Records Management) — Get/New-ComplianceTag + Get/New-RetentionCompliancePolicy: matter-based retention labels/policies and a disposition-review stage for reviewed disposal — the matter-records lifecycle control. Legal hold overrides disposal; hold decisions are legal's (Get-CaseHoldPolicy is referenced read-only only).

Audit (Standard/Premium) — unified audit logging and audit log retention policies (Get-UnifiedAuditLogRetentionPolicy) keeping the evidence of who did what — the audit-trail control.

Compliance Manager — an assessment that tracks the legal control implementation and improvement actions — the control-tracking layer (configured in-portal; applicability is legal/compliance's determination).

## What you can control

Which sensitivity labels implement privilege / matter-confidentiality, their encryption settings, and their publish scope.

The DLP policy's detection (labels + sensitive info types), its locations (email/SharePoint/OneDrive/Teams/Endpoint), and — critically — that it runs in simulation until validated.

Which retention labels/policies implement the matter-records schedule, and whether disposal is governed by disposition review.

Which operations/users get extended audit retention as evidence.

The control register (Control Map – Legal – Purview) and the evidence binder contents.

The pilot scope validated before any enforcement.

## Limitations (be honest with buyers)

We configure the control; legal makes the determination. What is privileged, how matters map to content, the retention schedule, and whether any matter is under legal hold are legal/records determinations. Verify with your legal and records functions.

Legal holds and eDiscovery case actions are legal's. This solution references the technical method (Get-CaseHoldPolicy read-only, eDiscovery holds in-portal) but does not create, release, or scope a hold — that is a legal decision with legal consequences.

Protection is largely not retroactive. Labels, DLP, and retention act from application forward; they do not reach back to protect or preserve content that was never labeled or captured.

DLP and encryption are high-impact. An encryption label can make content unreadable to unlicensed/external parties; a DLP block can interrupt legitimate legal work. Both are piloted (simulation/test) first with documented rollback before enforcement.

Records/regulatory-records retention can be irreversible by design. Where the matter schedule calls for a regulatory record label (immutable, non-removable), it is gated hardest — applied only under explicit legal/records sign-off. Verify the exact behavior in your tenant.

## Naming convention (used in every doc and script)

Every artifact this solution creates is named <Purpose> – <Scope> – <Stage> and reused verbatim across the docs, scripts, and portal. The standard set:

| Artifact | Name |
| --- | --- |
| Privileged sensitivity label (encrypted) | Protect – Legal Privileged – Restricted |
| Matter-confidential sensitivity label | Protect – Legal Matter Confidential – Confidential |
| DLP policy for privileged material (simulation) | DLP – Legal Privileged – Simulate |
| Matter-records retention publish policy | Retention – Legal Matter Records – Publish |
| Disposition-review stage | Disposition – Legal Records – Review |
| Audit evidence retention policy | Audit Retention – Legal Evidence – LongTerm |
| Compliance Manager assessment | Assessment – Legal Controls – Program |
| Control-mapping register | Control Map – Legal – Purview |
| Evidence binder export | Evidence – Legal Controls – Binder |
| Pilot validation scope | Legal Pilot – Privileged Data – Stage1 |

## The standard deployment model

Assess the controls and licensing you have → design the obligation-to-control map with legal/records → configure sensitivity labels, DLP, matter retention, and audit evidence → pilot in simulation/test/disabled mode on a limited scope → validate the controls work and produce evidence → expand to enforcement. Pattern: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce). High-impact controls (encryption labels, DLP, records retention) are always piloted before enforcement; legal holds and privilege/retention determinations are legal's.

# 2. Requirements Guide — Microsoft Purview for Legal

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites (tenant/licensing, Purview roles, the S&C PowerShell + Graph toolchain, in-scope workloads, compliance/records/legal stakeholders, pilot & change control) are in global-requirements-purview.md — this guide adds the Legal-program detail.

Legal/licensing boundary. Encryption sensitivity labels, advanced & endpoint DLP, records/regulatory-records retention, and Audit Premium require Microsoft 365 E5 or the E5 Compliance add-on and evolve; confirm your entitlements rather than assuming. What is privileged, how matters map to content, the retention schedule, and whether a matter is under legal hold are legal/records determinations — this solution configures the control and produces evidence; it does not make the determination. Where this guide flags "verify your licensing/tenant" or "legal/records to determine," do so before relying on the item.

## 2.1 Compliance licensing for labels, DLP, retention, and audit evidence

Description: The program spans four licensed control domains. Sensitivity labels with encryption and auto/advanced-classification need E5 / E5 Compliance; DLP for Exchange/SharePoint/OneDrive is broadly available but Teams DLP and Endpoint DLP need E5 / E5 Compliance; records / regulatory-records retention needs E5 / E5 Compliance; Audit Premium (long-term retention, high-value events) needs E5 / E5 Compliance / Audit add-on, assigned per user. Why: Every control below is plan-gated; the feature won't be available without the right plan (GR §1). Verify: M365 admin center → Billing → Licenses; run INDLEGAL-Discovery.ps1, which reports whether information-protection / DLP-endpoint / records / Audit-Premium-bearing plans are present via Graph. Confirm plan/service-plan names against your tenant — they change. Implement: Assign/purchase E5 or the relevant add-ons to the in-scope legal population before expecting the feature.

## 2.2 Least-privilege roles for each control domain

Description: Distinct least-privilege roles — Information Protection Admin for sensitivity labels & policies; Compliance Administrator / DLP Compliance Management for DLP; Records Management / Retention Management for retention & disposition; Audit Manager/Reader for evidence; Compliance Manager roles for assessments; and, referenced only, eDiscovery Manager for legal holds (owned by legal). Global Administrator only where genuinely required. Why: Purview uses fine-grained role groups; configuration requires the matching role, and hold/eDiscovery access is legally sensitive and kept with the legal function (GR §2). Verify: Purview portal → Settings → Roles & scopes / Permissions — confirm membership per domain; INDLEGAL-Scope.ps1 reports the role groups it can see and the connection identity. Implement: Assign the least-privilege role groups under change control; keep eDiscovery/hold roles with legal.

## 2.3 Security & Compliance PowerShell + Graph toolchain

Description: A workstation with the ExchangeOnlineManagement module (for Connect-IPPSSession — *-Label/*-LabelPolicy, *-DlpCompliancePolicy/*-DlpComplianceRule, *-ComplianceTag, *-RetentionCompliancePolicy, *-UnifiedAuditLogRetentionPolicy, and read-only Get-CaseHoldPolicy) and Microsoft.Graph (licensing reads), with a modern-auth / MFA admin. Why: All configuration and the provided scripts run through Security & Compliance PowerShell and Graph (GR §3). Verify: Get-Module -ListAvailable ExchangeOnlineManagement; Connect-IPPSSession and Connect-MgGraph succeed; INDLEGAL-Discovery.ps1 reports which endpoints are reachable. Implement: Install-Module ExchangeOnlineManagement -Scope CurrentUser; Install-Module Microsoft.Graph -Scope CurrentUser.

## 2.4 In-scope legal population, matters, workloads, and channels

Description: The legal population in scope (a group/OU of attorneys, paralegals, and legal staff), the workloads holding privileged/matter content (Exchange, SharePoint matter sites, OneDrive, Teams), the channels DLP must cover (email, Teams chat/channels, endpoints), and a classification intent (what privileged / matter-confidential / work-product looks like) to drive labels and DLP. Why: Labels, DLP, and retention controls key off the in-scope population/workloads/matters (GR §4). Verify: Confirm the legal-population group, the matter sites/workloads, the DLP channels, and the classification approach with legal; INDLEGAL-Scope.ps1 enumerates the group's members and the mailboxes/sites in scope (read-only). Implement: Define the legal-population group, matter workloads, and classification intent before authoring controls.

## 2.5 The obligation-to-control map, privilege scope, and records schedule (from legal/records)

Description: A documented statement — from legal and records — of which content is privileged vs matter-confidential, how matters map to content, what must be retained and for how long (the matter-records schedule), what triggers disposition review, and which matters carry a legal hold. Why: Privilege determination, matter mapping, retention duration, and hold scope are legal/records determinations, not technical defaults (GR §5); the solution configures to them and evidences them — it does not decide them. Verify: You can name, per control domain, the obligation, the required label/retention/DLP behavior, the disposition trigger, and the named approver; these populate the Control Map – Legal – Purview register. Implement: Capture the privilege scope, matter map, records schedule, and hold list with approvals before configuring — especially before any encryption label or regulatory-records (irreversible) label.

## 2.6 DLP simulation, encryption, and disclosure preconditions

Description: For the high-impact controls specifically: agreement to build DLP in simulation/test mode first (surface matches, block nothing), a decision on encryption behavior for the privileged label (who can decrypt — internal only, specific groups, external counsel), and how the labels/DLP should treat external sharing (co-counsel, courts, clients). Why: An encryption label can make content unreadable to intended external recipients, and a DLP block can interrupt legitimate legal sharing; both must be modeled before enforcement (GR §5/§6). Verify: A named DLP simulation window, the agreed encryption/permission scope for the privileged label, and the external-sharing exceptions legal requires. Implement: Configure the privileged label's encryption/permissions to legal's decision, build the DLP policy in simulation, and keep it there until match review and sign-off are complete.

## 2.7 Unified audit logging on, and an evidence-retention requirement

Description: UnifiedAuditLogIngestionEnabled must be true so the audit-trail control captures evidence of label/DLP/retention/hold-related activity, plus a documented statement of how long audit evidence must be retained for legal purposes. Why: No audit evidence is written while ingestion is off, and it is not retroactive; retention duration is a legal/compliance determination (GR §5/§6). Verify: INDLEGAL-Discovery.ps1 reports UnifiedAuditLogIngestionEnabled and existing audit retention policies. Implement: Enable unified audit under change control (Purview Audit solution / Exchange Online), then create the evidence-retention policy in the Implementation Guide.

## 2.8 A pilot scope, simulation/test mode, and change control

Description: A bounded pilot scope (Legal Pilot – Privileged Data – Stage1 — a small set of attorneys/paralegals, matter sites, and benign test content) and a change-control window. Sensitivity labels can be published to the pilot first; DLP supports simulation mode; retention can be trialed with a non-regulatory label first; audit changes are reversible. Why: Encryption labels, DLP, and records retention are high-impact — regulatory records are effectively irreversible — so every change is piloted in simulation/test/disabled mode before enforcement (GR §6). Verify: A named pilot scope, confirmation that simulation/test/disabled mode is available for each control, and a change window/approval path. Implement: Define the pilot scope and agree change control before enabling or enforcing any control — never enforce a DLP block or apply a regulatory-records label outside the pilot without explicit legal/records sign-off, and never create/release a legal hold as part of this work (legal's decision).

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — Microsoft Purview for Legal

Follow these steps in order. Configuration uses the Microsoft Purview portal (https://purview.microsoft.com), Security & Compliance PowerShell (Connect-IPPSSession — the *-Label/*-LabelPolicy, *-DlpCompliancePolicy/*-DlpComplianceRule, *-ComplianceTag, *-RetentionCompliancePolicy, and *-UnifiedAuditLogRetentionPolicy cmdlets), and Microsoft Graph (licensing). Every write is gated: scripts run read-only or `-WhatIf` by default and only change state with -Commit. Artifact names follow the <Purpose> – <Scope> – <Stage> convention from the Overview and are reused verbatim.

Model: Assess the controls/licensing you have → design the obligation-to-control map with legal/records → configure sensitivity labels, DLP (in simulation), matter retention, and audit evidence → pilot in simulation/test/disabled mode → validate and evidence → expand to enforcement. Pattern: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce).  Determination boundary: what is privileged, how matters map, retention durations, disposition triggers, and which matters are under legal hold are legal/records determinations. This guide configures the control and evidences it; it does not make the determination. DLP is enforced only after a validated simulation; a regulatory-records label is effectively irreversible — never apply it outside the pilot without explicit legal/records sign-off; legal holds are created/released by legal in eDiscovery, never by this work.

## Step 1 — Assess current controls and licensing (Assess)

Run INDLEGAL-Discovery.ps1 (read-only). It connects to Security & Compliance PowerShell and Graph and reports:

compliance licensing present (information-protection / DLP-endpoint / records / Audit-Premium-bearing plans — verify plan names for your tenant),

existing sensitivity labels (Get-Label) and label policies (Get-LabelPolicy), flagging any with encryption,

existing DLP policies (Get-DlpCompliancePolicy), flagging mode (Enable / TestWithNotifications / TestWithoutNotifications),

existing retention labels (Get-ComplianceTag) and retention policies (Get-RetentionCompliancePolicy), flagging any that are records/regulatory records,

UnifiedAuditLogIngestionEnabled and existing audit retention policies (Get-UnifiedAuditLogRetentionPolicy),

read-only reference only: any existing eDiscovery case holds (Get-CaseHoldPolicy) — so hold coverage is visible; the script never creates or changes a hold.

Run INDLEGAL-Scope.ps1 (read-only) to enumerate the intended legal-population group, in-scope mailboxes/matter sites, and the role groups it can see (Requirement 2.2/2.4).

Record the gaps against the four control domains. Pass gate: a written current-state for labels, DLP, retention, and audit.

## Step 2 — Design the obligation-to-control map (Design)

With legal/records (Requirement 2.5), populate the Control Map – Legal – Purview register: for each in-scope obligation, name the Purview control object that implements it, the required label/DLP/retention behavior, the disposition trigger, and the approver. Privilege, matter mapping, retention, and hold are legal's determination; you provide the register and the technical control.

Map the obligations to the standard named artifacts:

Privilege/confidentiality → Protect – Legal Privileged – Restricted (encrypted label) + Protect – Legal Matter Confidential – Confidential (label), published to the legal population.

Inadvertent disclosure → DLP – Legal Privileged – Simulate (built in simulation).

Matter records → Retention – Legal Matter Records – Publish (retention label + publish policy) + Disposition – Legal Records – Review (disposition stage).

Audit evidence → Audit Retention – Legal Evidence – LongTerm.

Control tracking → Assessment – Legal Controls – Program (Compliance Manager).

Define the pilot scope Legal Pilot – Privileged Data – Stage1 (Requirement 2.8) and the encryption/DLP/external-sharing decisions (Requirement 2.6). Pass gate: the control map, privilege scope, records schedule, pilot, and approvals are documented.

## Step 3 — Configure the sensitivity labels (Configure → Pilot)

Create the two labels with the helper, -WhatIf first (prints the exact New-Label/New-LabelPolicy it would run):

INDLEGAL-Configure.ps1 -Control Labels -WhatIf → review → -Commit (creates Protect – Legal Privileged – Restricted with encryption per legal's decryption/permission decision, and Protect – Legal Matter Confidential – Confidential; then a label policy publishing both to the pilot legal population).

Publish to the pilot population first. Confirm the labels appear in Office/Outlook for pilot users and that applying the privileged label encrypts as designed (Testing Gate 2/3). Encryption/permission scope is legal's decision — do not broaden decryption beyond what legal approved.

Pass gate: INDLEGAL-Discovery.ps1 lists both labels and the pilot label policy, with the privileged label flagged encrypted. Rollback: unpublish the label policy / remove the pilot labels (-Control Labels -Remove -Commit); already-encrypted content stays encrypted (by design) — pilot with benign content so this is inconsequential.

## Step 4 — Configure the DLP control — IN SIMULATION (Configure → Pilot)

Build the DLP policy in simulation/test mode so it surfaces what *would* match and blocks nothing. The helper creates it in TestWithNotifications (or TestWithoutNotifications) scoped to the pilot:

INDLEGAL-Configure.ps1 -Control DLP -Mode TestWithNotifications -WhatIf → review → -Commit (creates DLP – Legal Privileged – Simulate via New-DlpCompliancePolicy across Exchange/SharePoint/OneDrive/Teams/Endpoint scoped to the pilot, plus a New-DlpComplianceRule matching the privileged/matter labels and/or the sensitive info types your legal function specified — the match criteria are legal's determination).

Let the simulation run, then review its matches: are the right items caught, and — critically — is legitimate legal sharing being over-matched? Tune the rule (labels, info types, exceptions for approved external counsel/court sharing) still in simulation. Do not switch to Enable until the match review is clean and legal signs off.

Pass gate: the DLP policy exists in a test/simulation mode, scoped to the pilot, and its match report is reviewed. Rollback: remove the policy (-Control DLP -Remove -Commit); in simulation nothing was ever blocked, so there is nothing to unwind.

## Step 5 — Configure the matter-records retention control (Configure → Pilot)

Pilot with a non-regulatory records label first to prove behavior safely. Create the retention label + publish policy with the helper, -WhatIf first:

INDLEGAL-Configure.ps1 -Control Retention -WhatIf → review → -Commit (creates a records — not regulatory — matter-retention label and the Retention – Legal Matter Records – Publish policy scoped to the pilot matter workloads, at the duration your records function specified — duration/trigger are records' determination).

Validate the label applies and preserves matter content (Testing Gate 5). Where the records schedule requires reviewed disposal, configure the Disposition – Legal Records – Review stage in-portal so end-of-retention disposal is reviewed, not automatic. Only after legal/records sign-off, and only where the schedule requires it, create any regulatory-records (immutable, non-removable) label — gated hardest of all.

Legal hold note: where a matter is under legal hold, the hold overrides disposal. Creating, scoping, or releasing a hold is the legal function's action in eDiscovery — this step references it (Get-CaseHoldPolicy read-only in Discovery) but never performs it. Pass gate: INDLEGAL-Discovery.ps1 lists the retention label/policy with the expected records behavior and scope. Rollback: the non-regulatory pilot label/policy is removable (-Control Retention -Remove -Commit); a regulatory-records label is not removable by design — verify behavior in your tenant before committing.

## Step 6 — Configure the audit-evidence control (Configure)

Confirm unified audit is on (Requirement 2.7). Create the evidence-retention policy pilot-first:

INDLEGAL-Configure.ps1 -Control Audit -PolicyName "Audit Retention – Legal Evidence – LongTerm" -WhatIf → review → -Commit (creates a New-UnifiedAuditLogRetentionPolicy for the record types/operations your legal function requires as evidence — e.g. label changes, DLP matches, file/mail activity — at the agreed duration and a unique priority). Verify accepted `RetentionDuration` values and that the long-term tier is licensed (Requirement 2.1).

Pass gate: INDLEGAL-Discovery.ps1 lists the audit retention policy with the expected duration/priority. Rollback: INDLEGAL-Configure.ps1 -Control Audit -PolicyName "…" -Remove -Commit (already-retained records age out under remaining rules).

## Step 7 — Track the program in Compliance Manager (Configure, in-portal)

In the Purview portal → Compliance Manager, create/assign the assessment Assessment – Legal Controls – Program from a relevant assessment template (template availability depends on your licensing — verify in-portal). Map its improvement actions to the Purview controls configured above.

Record, per improvement action, the implementing Purview object and its evidence location (this cross-links to the Control Map – Legal – Purview register). Pass gate: the assessment reflects the configured controls with evidence links. *(Compliance Manager assessment content and applicability are legal/compliance's determination; no cmdlet invents this — it is authored in-portal.)*

## Step 8 — Validate the controls and generate evidence (Validate)

Run INDLEGAL-Validate.ps1 (read-only) to score the program across gates: both labels present (privileged encrypted), DLP present in simulation/test, matter-records retention present and scoped, audit ingestion on with the evidence policy in place, and the pilot scope covered.

Run INDLEGAL-Report.ps1 (read-only) to produce Evidence – Legal Controls – Binder — a control → Purview object → configuration → proof export (CSV/JSON) for the legal/compliance file, cross-referenced to Control Map – Legal – Purview.

Complete the Testing Guide before expanding. Pass gate: the validation scorecard is green for the pilot scope and the evidence binder is generated.

## Step 9 — Expand to enforcement and operationalize (Expand)

Once the pilot passes and legal/records sign off: publish the labels to the full legal population, switch the DLP policy from simulation (Test) to Enable on the approved scope, expand the matter-retention and audit-evidence policies, and — where the schedule requires — apply the regulatory-records label under sign-off. Each change is under change control.

Confirm the Disposition – Legal Records – Review stage governs end-of-retention disposal for the matters the schedule requires. Coordinate — do not perform — legal-hold overrides with the legal function (holds are created/released by legal in eDiscovery).

Schedule the read-only chain (INDLEGAL-Discovery.ps1 → INDLEGAL-Validate.ps1 → INDLEGAL-Report.ps1) on a cadence so drift — a DLP policy slipped back to test, an unpublished label, a lapsed license, audit turned off, a removed retention scope — is caught, and re-generate the evidence binder ahead of audits or matters. Pass gate: controls enforced on the approved scope, evidence binder current, monitoring cadence scheduled. Hand the register, binder, and runbook to legal/records as the standing procedure.

# 5. Testing & Validation — Microsoft Purview for Legal

Work through every gate. Each has a method, an expected result (pass), and a fail action. Tests are read-only or use benign, self-generated pilot content — no real privileged material, no matter records, and no legal hold is created or actioned. Do not declare "Legal-ready" until every gate passes for the pilot scope, then re-confirm on expand.

Boundary: these gates prove the technical control works and is evidenced. Whether content is privileged, how matters map, whether retention is adequate, and whether a matter needs a legal hold are legal/records determinations, not test outcomes. Never create or release a legal hold during testing — that is the legal function's action in eDiscovery.

## Gate 1 — Compliance licensing present for each control

Method: INDLEGAL-Discovery.ps1 licensing section (Graph subscribedSkus / service plans).

Pass: information-protection (encryption labels), DLP-endpoint, records/regulatory-records, and Audit-Premium-bearing plans are present and assigned to the legal population.

Fail: assign the license (Requirement 2.1); a missing plan makes the corresponding control unavailable — that is a licensing gap, not a config defect. Verify plan names for your tenant.

## Gate 2 — Sensitivity labels published to the pilot

Method: INDLEGAL-Discovery.ps1 / portal — confirm Protect – Legal Privileged – Restricted and Protect – Legal Matter Confidential – Confidential exist (Get-Label) and are published (Get-LabelPolicy) to the pilot population; confirm they appear in Outlook/Office for a pilot user.

Pass: both labels exist, the label policy targets the pilot, and pilot users can see/apply them.

Fail: confirm the label policy scope and publication latency; retest. Labels can take time to appear for end users.

## Gate 3 — Privileged label encrypts as designed

Method: apply Protect – Legal Privileged – Restricted to a benign pilot document/email; confirm it is encrypted and that only the permitted identities (per legal's decision) can open it.

Pass: the label applies encryption and the permission scope matches legal's approved design (internal-only / named groups / external counsel as decided).

Fail: correct the label's encryption/permission settings; retest with benign content. Do not broaden decryption beyond legal's approval.

## Gate 4 — DLP policy exists IN SIMULATION and matches correctly

Method: INDLEGAL-Discovery.ps1 / portal — confirm DLP – Legal Privileged – Simulate exists (Get-DlpCompliancePolicy), is in a test/simulation mode (TestWithNotifications/TestWithoutNotifications), scoped to the pilot; generate benign content matching the criteria and confirm it appears as a simulated match (blocked nothing).

Pass: the policy is in simulation, scoped to the pilot, and surfaces the right matches without blocking; over-matching of legitimate legal sharing is reviewed and tuned.

Fail: tune the rule (labels/info types/exceptions) still in simulation; retest. Do not switch to Enable until the match review is clean and legal signs off.

## Gate 5 — Matter-records retention applies and preserves (pilot, non-regulatory first)

Method: apply the non-regulatory pilot matter-retention label to benign pilot content, attempt to delete it, then confirm via INDLEGAL-Discovery.ps1 / portal that retention held and the publish policy is scoped to the pilot matter workloads.

Pass: the label applies, records behavior prevents disallowed deletion, and Get-ComplianceTag/Get-RetentionCompliancePolicy show it scoped to the pilot at the agreed duration.

Fail: confirm the label type (-IsRecordLabel), the publish policy scope, and label latency; retest. Do not proceed to any regulatory-records label until this passes and legal/records sign off.

## Gate 6 — Regulatory-records behavior confirmed (only if the schedule requires, post sign-off)

Method: *only where the records schedule requires it and after sign-off*, confirm the regulatory-records label exists as a regulatory record label (immutable, retention non-shortenable) on the approved scope.

Pass: the label is present and typed regulatory; its irreversibility is understood and documented.

Fail: verify the regulatory-record behavior in your tenant before wider application; a regulatory label cannot be undone, so treat any doubt as a stop.

## Gate 7 — Disposition review configured (where required)

Method: portal — confirm the Disposition – Legal Records – Review stage governs end-of-retention disposal for the matters the schedule requires.

Pass: disposal is reviewed (not automatic) for the in-scope matter records, with the correct reviewers.

Fail: configure disposition review in-portal; the disposition trigger/reviewers are records' determination.

## Gate 8 — Unified audit on and evidence policy present

Method: INDLEGAL-Discovery.ps1 audit section (UnifiedAuditLogIngestionEnabled, Get-UnifiedAuditLogRetentionPolicy).

Pass: ingestion is True and Audit Retention – Legal Evidence – LongTerm exists with the agreed duration and a unique priority.

Fail: enable ingestion under change control; create/correct the policy (Implementation Step 6); verify the RetentionDuration value and licensing.

## Gate 9 — Legal-hold coverage is visible (read-only reference)

Method: INDLEGAL-Discovery.ps1 reference section (Get-CaseHoldPolicy, read-only) — confirm existing eDiscovery holds are visible so the legal function can see coverage.

Pass: existing holds (if any) are listed for legal's review. This gate never creates or changes a hold.

Fail: if legal expects a hold that is not present, that is a legal action in eDiscovery — refer it to the legal function; do not create it here.

## Gate 10 — Control map and evidence binder generated

Method: INDLEGAL-Report.ps1 → Evidence – Legal Controls – Binder, cross-referenced to Control Map – Legal – Purview.

Pass: every in-scope obligation maps to a Purview object with its configuration and a proof reference; the binder exports cleanly.

Fail: fill the gap (missing control or missing evidence) and re-run. A control with no evidence fails an audit.

## Gate 11 — Validation scorecard is green (pilot)

Method: INDLEGAL-Validate.ps1.

Pass: every gate above is green for the pilot scope (and, on expand, for the approved production scope with DLP moved to Enable).

Fail: address the specific red item and re-run before enforcing anything tenant-wide.

## Evidence to retain

INDLEGAL-Discovery.ps1 and INDLEGAL-Validate.ps1 outputs (before/after).

The -WhatIf transcripts for every label, DLP, retention, and audit change, and the DLP simulation match report.

The Evidence – Legal Controls – Binder export and the Control Map – Legal – Purview register.

The legal/records sign-offs (encryption scope, DLP enforcement, retention schedule, regulatory-records application) and the pilot roster/approvals (Requirement 2.5/2.6/2.8).

Privilege determination, matter mapping, retention adequacy, disposition triggers, and legal-hold scope are legal/records determinations — these gates prove the Purview controls work and are evidenced, not that the program satisfies a legal obligation. Legal holds and eDiscovery actions remain legal's.

# 6. Troubleshooting — Microsoft Purview for Legal

Common failure modes across the four control domains and their fixes. Each: Symptom → Likely cause → Resolution. Stay read-only or -WhatIf while diagnosing; keep high-impact changes (encryption, DLP enforcement, regulatory records) piloted. Determinations (privilege, matter mapping, retention, legal hold) stay with legal/records — a "fix" here means the *control* behaves as designed, not that the program *satisfies* a legal obligation.

## A capability is missing from the portal or a cmdlet errors "not recognized"

Likely cause: the feature is not licensed (encryption labels, Teams/Endpoint DLP,

records/regulatory records, Audit Premium need E5 / E5 Compliance), or the module/role is missing.

Resolution: run INDLEGAL-Discovery.ps1 licensing section and confirm the plan is present **and

assigned to the legal population; verify plan/service-plan names for your tenant — they change.**   Install ExchangeOnlineManagement / Microsoft.Graph, and confirm the least-privilege role   (Requirement 2.2). A missing plan is a licensing gap, not a config defect.

## Sensitivity labels don't appear for pilot users

Likely cause: the label policy isn't published to those users, or publication latency (labels

can take time to appear in Office/Outlook).

Resolution: Get-LabelPolicy — confirm Legal Pilot – Privileged Data – Stage1 targets the pilot

population; wait for propagation and re-check. Confirm the user's app is signed in with the licensed account.

## The privileged label doesn't encrypt, or encrypts the wrong people out

Likely cause: encryption isn't enabled on the label, or the permission/decryption scope doesn't

match legal's approved design (external counsel/courts blocked, or too broad).

Resolution: Get-Label — confirm EncryptionEnabled/EncryptionProtectionType on

Protect – Legal Privileged – Restricted; set the rights/permissions to legal's approved scope   in-portal. Test with benign content, confirm intended internal/external recipients can open it.   Do not broaden decryption beyond legal's approval. Remember already-encrypted content stays   encrypted by design.

## DLP is over-matching — it flags legitimate legal sharing

Likely cause: the rule's match criteria (labels / sensitive info types) are too broad, or there are

no exceptions for approved co-counsel/court/client sharing.

Resolution: because the policy is in simulation, nothing is blocked — review the simulation

match report, tune the rule (tighten info types, match on the privileged/matter labels, add the   external-sharing exceptions legal specified) still in simulation, and re-review. Match criteria are   legal's determination — operationalize what they define. Do not switch to Enable until the match   review is clean and legal signs off.

## DLP appears to "do nothing"

Likely cause: this is expected — the policy is in simulation/test mode (TestWithNotifications

/ TestWithoutNotifications), which surfaces matches but blocks nothing by design.

Resolution: confirm mode with Get-DlpCompliancePolicy / INDLEGAL-Discovery.ps1. Review the

simulation matches in-portal; that *is* the pilot working. Move to Enable in-portal only after   match review and legal sign-off (Implementation Step 9). Note Teams/Endpoint locations require E5.

## Matter-records retention isn't preserving content

Likely cause: the publish policy isn't scoped to the matter workloads, the label isn't a record

label, or publication latency.

Resolution: Get-RetentionCompliancePolicy / Get-ComplianceTag — confirm

Retention – Legal Matter Records – Publish covers the pilot matter sites and the label has   IsRecordLabel = $true; correct scope/type with INDLEGAL-Configure.ps1 -Control Retention and   re-verify. Retention duration is records' determination.

## A regulatory-records label can't be removed or shortened

Likely cause: this is by design — a regulatory record label is immutable, non-removable, and

its retention cannot be shortened.

Resolution: there is no "fix" — this is the intended irreversibility. This is exactly why you

pilot with a non-regulatory label first and apply the regulatory label only under explicit   legal/records sign-off, on the approved scope. Verify the exact behavior in your tenant before wider   application. When in doubt, stop.

## Disposal happened (or is about to) on content legal needs held

Likely cause: a matter is under (or should be under) a legal hold that overrides disposal, but

the hold interaction wasn't coordinated with retention/disposition.

Resolution: legal hold is the legal function's action in eDiscovery — refer it to legal to

create/confirm the hold; this solution only references hold coverage read-only   (Get-CaseHoldPolicy in INDLEGAL-Discovery.ps1). Surface the retention↔hold interaction; do not   create, release, or scope a hold yourself. Configure Disposition – Legal Records – Review so disposal   is reviewed, not automatic.

## Audit shows no evidence / `Get-AdminAuditLogConfig` unavailable

Likely cause: unified audit ingestion is off (it can be disabled and is not retroactive), or

Get-AdminAuditLogConfig needs an Exchange Online (not just S&C) connection.

Resolution: Connect-ExchangeOnline, confirm UnifiedAuditLogIngestionEnabled = True; enable under

change control if off. Then confirm Audit Retention – Legal Evidence – LongTerm exists with the agreed   duration/priority (Get-UnifiedAuditLogRetentionPolicy). No evidence is written for the period ingestion   was off.

## "Which cmdlet / which endpoint?" confusion

Likely cause: label/DLP/retention/hold cmdlets live in Security & Compliance PowerShell

(Connect-IPPSSession); Get-AdminAuditLogConfig lives in Exchange Online   (Connect-ExchangeOnline); licensing reads use Microsoft Graph (Connect-MgGraph).

Resolution: connect to the right endpoint for the task; INDLEGAL-Discovery.ps1 /

INDLEGAL-Scope.ps1 report which endpoints are reachable. Confirm cmdlet availability for your tenant —   the portal and cmdlet surface evolve.

## The evidence binder has gaps (MISSING/REVIEW rows)

Likely cause: a control isn't configured yet, or a control exists with no captured proof.

Resolution: INDLEGAL-Report.ps1 lists each control's Status — fill the specific gap (configure the

missing control or capture its proof) and re-run. A control with no evidence fails an audit. Cross-check   every row against Control Map – Legal – Purview.

## Validation scorecard is red after changes

Likely cause: a policy slipped (DLP reverted to test post-enforcement, a label unpublished, retention

disabled, audit turned off, a lapsed license).

Resolution: run INDLEGAL-Validate.ps1, address the specific red gate, and re-run. Schedule the

read-only chain (Discovery → Validate → Report) so drift is caught before an auditor or opposing party   finds it. Use -RequireEnforced on INDLEGAL-Validate.ps1 post-expand to assert DLP is in Enable.

Boundary reminder: these fixes make the control behave as designed. Whether the control satisfies a legal obligation — privilege determination, matter mapping, retention adequacy, disposition triggers, legal-hold scope — is a legal/records determination. Legal holds and eDiscovery actions remain the legal function's; verify capability availability against your licensing and current Microsoft documentation.

# 7. Best Practices — A Defensible Legal Program on Microsoft Purview

Operating principles for a Legal-tailored control-and-evidence program that protects privilege, governs matter records, and survives an audit or a matter. Grounded in Microsoft's public guidance and the Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce) model.

## Stay in your lane: configure the control, defer the determination

You implement and evidence controls; legal/records decide the rules. What is privileged, how matters map to content, retention durations and disposition triggers, and whether a matter is under legal hold are their determinations. Capture them in the Control Map – Legal – Purview register with named approvers — the register is your defensibility.

Write findings as "the control is configured as specified and evidenced," never "the firm is protected" or "privilege is preserved."

## Legal holds and eDiscovery are legal's — provide the method, not the decision

Never create, scope, or release a legal hold as part of this work. The program references hold coverage read-only (Get-CaseHoldPolicy) so legal can see it, but hold decisions have legal consequences and belong to the legal function in eDiscovery.

Coordinate: make sure retention/disposition does not silently dispose of content the legal function needs held — surface the interaction, let legal decide the hold.

## Always pilot DLP in simulation — enforcement blind is worse than nothing

Build `DLP – Legal Privileged – Simulate` in test/simulation mode and review its matches before enforcing. A DLP policy that blocks legal's routine sharing on day one trains people to work around it and can disrupt a live matter.

Tune for over-matching as much as under-matching: legitimate sharing with co-counsel, courts, and clients must have modeled exceptions before you switch to Enable. Match criteria (labels, sensitive info types, exceptions) are legal's determination — you operationalize what they define.

## Treat encryption labels — and regulatory records — as one-way doors

An encryption sensitivity label can render content unreadable to intended external recipients (co-counsel, courts). Set the decryption/permission scope to legal's approved design, pilot with benign content, and confirm external-sharing paths still work.

A regulatory-records label is immutable and cannot be removed, and its retention cannot be shortened — by design. Use it only where the records schedule requires, pilot with a non-regulatory label first, and apply it only under explicit legal/records sign-off. When in doubt, stop.

## Protection is (mostly) not retroactive

Labels, DLP, and retention act from application forward. Configure now; content that was never labeled or captured is not reached. This is the strongest argument for building the program before a matter or audit, not during one.

## Make evidence a first-class deliverable

An auditor or opposing party wants control → configuration → proof. Generate the Evidence – Legal Controls – Binder regularly, not just at audit time, so evidence is always current and gaps surface early.

Retain the -WhatIf transcripts, the DLP simulation match report, before/after discovery outputs, and sign-offs — the *change history* of the control is itself evidence of a governed program.

## Audit is the evidence layer — keep it on and retained

Ensure unified audit logging stays on (it can be disabled) and that Audit Retention – Legal Evidence – LongTerm keeps the evidence your legal function requires — label changes, DLP matches, file/mail activity — at a verified duration and licensing tier.

Treat "is auditing on and retaining?" as a standing monitored control, caught by the scheduled read-only chain.

## Least-privilege everywhere, and keep eDiscovery with legal

Information Protection, DLP, Records/Retention Management, Audit, and Compliance Manager roles are distinct and least-privilege; reserve Global Administrator for one-time enablement. Keep eDiscovery/legal-hold roles with the legal function — access to holds and case content is legally sensitive. Review membership periodically.

## Pilot every change, keep a rollback (except where you can't)

Publish labels, run DLP, and trial retention pilot-first in simulation/test/disabled mode; validate with the scorecard before expanding. Label policies, DLP-in-simulation, non-regulatory retention labels, and audit policies are reversible — record the exact rollback with every change.

The deliberate exceptions are the encryption behavior (already-encrypted content stays encrypted) and the regulatory-records label (meant to be irreversible) — pilot both with benign content and gate the regulatory label hardest of all.

## Operate it as a program, not a project

Schedule INDLEGAL-Discovery.ps1 → INDLEGAL-Validate.ps1 → INDLEGAL-Report.ps1 on a cadence so drift (a DLP policy slipped back to test, an unpublished label, a narrowed retention scope, a lapsed license, audit turned off) is caught before an auditor or opponent finds it, and re-generate the evidence binder ahead of audits and matters. Hand the register, binder, and runbook to legal/records as the standing procedure.

# 8. Deliverables Summary — Microsoft Purview for Legal

What you receive, what to run, and what "done" looks like.

## Documentation

| Document | Purpose |
| --- | --- |
| 1. Solution Overview | What the Legal-tailored program is, the four Purview control domains (sensitivity labels, DLP, matter retention, audit evidence), what you control, honest limitations, and the naming convention. |
| 2. Requirements Guide | Legal-program prerequisites (licensing per control, least-privilege roles, S&C PowerShell + Graph toolchain, in-scope legal population/matters/channels, the obligation-to-control map, DLP-simulation/encryption preconditions, audit, pilot) — each with Verify / Implement. |
| 3. Implementation Guide | Ordered steps: assess, design the control map, configure labels, DLP (in simulation), matter retention & disposition, audit evidence, track in Compliance Manager, validate & evidence, expand to enforcement — pilot-in-simulation/test-first with pass/fail gates and rollback (and the regulatory-records irreversibility gate; legal holds referenced, never performed). |
| 5. Testing & Validation | Eleven gates from "licensing present" to "validation scorecard green," each with method / pass / fail action — read-only or benign pilot content; DLP validated in simulation; legal-hold coverage read-only. |
| 6. Troubleshooting | The failure modes — label/encryption behavior, DLP over-matching, retention scope, disposition, audit off, licensing, endpoint confusion, evidence gaps, hold/retention interaction — and their fixes. |
| 7. Best Practices | Defensible-program principles: defer determinations, keep legal holds with legal, always pilot DLP in simulation, treat encryption/regulatory records as one-way, make evidence first-class, operate it as a program. |

## PowerShell tools (5)

All run read-only or `-WhatIf` by default; writes require -Commit. No credentials or secrets are embedded. Sensitivity labels, DLP, retention labels/policies, and audit retention cmdlets use Security & Compliance PowerShell (Connect-IPPSSession); licensing reads use Microsoft Graph. Get-CaseHoldPolicy is used read-only reference only — the tools never create, change, or release a legal hold.

| Script | Role | Default |
| --- | --- | --- |
| INDLEGAL-Discovery.ps1 | Assess: licensing, sensitivity labels/policies (encryption), DLP policies (mode), retention labels/policies (records/regulatory), unified-audit state + audit retention, and read-only reference to eDiscovery holds. | Read-only |
| INDLEGAL-Scope.ps1 | Scope/health helper: legal-population group members, in-scope mailboxes/matter sites, visible role groups, connection identity/health. | Read-only |
| INDLEGAL-Configure.ps1 | Configure/Remediate: create labels (+encryption), DLP in simulation, matter-records retention, and audit-evidence retention — `-Control Labels\ | DLP\ |
| INDLEGAL-Validate.ps1 | Validate: program scorecard across labels (encryption), DLP (in simulation/test), matter retention, audit, pilot coverage. | Read-only |
| INDLEGAL-Report.ps1 | Report: control → object → configuration → proof export (Evidence – Legal Controls – Binder), cross-referenced to the control map. | Read-only |

## Named artifacts created

Sensitivity labels: Protect – Legal Privileged – Restricted (encrypted), Protect – Legal Matter Confidential – Confidential.

DLP: DLP – Legal Privileged – Simulate (built and validated in simulation/test mode).

Matter records: Retention – Legal Matter Records – Publish (retention label + publish policy), Disposition – Legal Records – Review (disposition stage).

Audit evidence: Audit Retention – Legal Evidence – LongTerm.

Program tracking: Assessment – Legal Controls – Program (Compliance Manager, in-portal).

Governance/evidence: Control Map – Legal – Purview, Evidence – Legal Controls – Binder, pilot Legal Pilot – Privileged Data – Stage1.

## Definition of done

Compliance licensing confirmed for labels/encryption, DLP (incl. Teams/Endpoint), records retention, and audit evidence on the legal population.

Sensitivity labels published — privileged label encrypting to legal's approved scope, matter-confidential label available.

DLP present and validated in simulation, its match report reviewed and tuned — then moved to Enable on the approved scope under legal sign-off.

Matter-records retention in place — pilot non-regulatory label validated, disposition review configured where the schedule requires, and any regulatory-records label applied only under sign-off.

Unified audit on with Audit Retention – Legal Evidence – LongTerm retaining evidence; eDiscovery hold coverage visible (read-only) for legal.

The Control Map – Legal – Purview register complete and the Evidence – Legal Controls – Binder generated; the validation scorecard green for the pilot — then expanded to enforcement with a monitoring cadence and disposition review scheduled.

Boundary: this solution delivers the technical control configuration and the evidence. Privilege determination, matter mapping, retention adequacy, disposition triggers, and legal-hold scope are deferred to your legal, records, and compliance functions; legal holds and eDiscovery actions remain legal's. Feature availability is licensing-/tenant-dependent and evolving — verify against your entitlements and current Microsoft documentation.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## INDLEGAL-Configure.ps1

Purpose: Configures one Legal control domain at a time (-Control Labels|DLP|Retention|Audit) using Security & Compliance PowerShell. SAFE BY DEFAULT: prints the exact cmdlet it WOULD run and makes NO change unless -Commit is passed. Labels: creates the privileged (ENCRYPTED) and matter-confidential labels plus a pilot label policy. DLP: ALWAYS created in SIMULATION/TEST mode (blocks nothing) scoped to the pilot. Retention: defaults to a NON-regulatory pilot matter-records label + publish policy; the irreversible regulatory-records label requires the explicit -Regulatory switch and sign-off. Audit: creates an evidence-retention policy. This script NEVER creates, changes, or releases a legal hold — holds are the legal function's action in eDiscovery. No secrets in code. HOW TO RUN 1) Sensitivity labels (privileged encrypted + matter-confidential) + pilot policy — preview then commit: .\INDLEGAL-Configure.ps1 -Control Labels -WhatIf .\INDLEGAL-Configure.ps1 -Control Labels -Commit 2) DLP policy IN SIMULATION (never Enable from this script): .\INDLEGAL-Configure.ps1 -Control DLP -Mode TestWithNotifications -WhatIf .\INDLEGAL-Configure.ps1 -Control DLP -Mode TestWithNotifications -Commit 3) Matter-records retention (non-regulatory pilot label first): .\INDLEGAL-Configure.ps1 -Control Retention -RecordsDuration SevenYears -WhatIf 4) Audit evidence retention: .\INDLEGAL-Configure.ps1 -Control Audit -PolicyName "Audit Retention – Legal Evidence – LongTerm" -RecordTypes AzureActiveDirectory -Duration TenYears -Priority 150 -WhatIf Requires ExchangeOnlineManagement (Connect-IPPSSession). Interactive modern-auth / MFA admin. EXPECTED RESULTS -WhatIf prints each intended create/remove with no change. -Commit performs it and re-reads the object. DLP is created only in SIMULATION/TEST — switch to Enable IN-PORTAL after match review + legal sign-off, never from this script. A -Regulatory retention label is IRREVERSIBLE — only under sign-off. Remove non-regulatory objects with -Remove. This script performs NO legal-hold action. .NOTES Purview category — Microsoft Purview for Legal (industry bundle). High-impact: encryption labels, DLP, and records retention are piloted in simulation/test/disabled mode first. Privilege determination, matter mapping, retention durations, DLP match criteria, and legal-hold scope are legal/records determinations — supplied by you, not invented here. Legal holds/eDiscovery actions are legal's. Verify cmdlet/plan availability for your tenant. > [CmdletBinding(DefaultParameterSetName='Labels')] param( [Parameter(Mandatory)][ValidateSet('Labels','DLP','Retention','Audit')][string]$Control,

How to run: 1) Sensitivity labels (privileged encrypted + matter-confidential) + pilot policy — preview then commit: .\INDLEGAL-Configure.ps1 -Control Labels -WhatIf .\INDLEGAL-Configure.ps1 -Control Labels -Commit 2) DLP policy IN SIMULATION (never Enable from this script): .\INDLEGAL-Configure.ps1 -Control DLP -Mode TestWithNotifications -WhatIf .\INDLEGAL-Configure.ps1 -Control DLP -Mode TestWithNotifications -Commit 3) Matter-records retention (non-regulatory pilot label first): .\INDLEGAL-Configure.ps1 -Control Retention -RecordsDuration SevenYears -WhatIf 4) Audit evidence retention: .\INDLEGAL-Configure.ps1 -Control Audit -PolicyName "Audit Retention – Legal Evidence – LongTerm" -RecordTypes AzureActiveDirectory -Duration TenYears -Priority 150 -WhatIf Requires ExchangeOnlineManagement (Connect-IPPSSession). Interactive modern-auth / MFA admin. EXPECTED RESULTS -WhatIf prints each intended create/remove with no change. -Commit performs it and re-reads the object. DLP is created only in SIMULATION/TEST — switch to Enable IN-PORTAL after match review + legal sign-off, never from this script. A -Regulatory retention label is IRREVERSIBLE — only under sign-off. Remove non-regulatory objects with -Remove. This script performs NO legal-hold action. .NOTES Purview category — Microsoft Purview for Legal (industry bundle). High-impact: encryption labels, DLP, and records retention are piloted in simulation/test/disabled mode first. Privilege determination, matter mapping, retention durations, DLP match criteria, and legal-hold scope are legal/records determinations — supplied by you, not invented here. Legal holds/eDiscovery actions are legal's. Verify cmdlet/plan availability for your tenant. > [CmdletBinding(DefaultParameterSetName='Labels')] param( [Parameter(Mandatory)][ValidateSet('Labels','DLP','Retention','Audit')][string]$Control,

## INDLEGAL-Discovery.ps1

Purpose: Reports the current Purview control posture for a legal organization with no changes: compliance licensing present (information-protection / DLP-endpoint / records / Audit Premium-bearing plans), existing sensitivity labels and label policies (flagging encryption), DLP policies (flagging mode: Enable vs Test/simulation), retention labels and policies (flagging records / regulatory records), unified audit ingestion state, existing audit log retention policies, and — read-only reference only — existing eDiscovery case holds so legal-hold coverage is visible. Read-only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\INDLEGAL-Discovery.ps1 Requires the ExchangeOnlineManagement module (Connect-IPPSSession) and, for the licensing section, Microsoft.Graph with delegated Organization.Read.All / Directory.Read.All. Uses an interactive modern-auth / MFA admin sign-in; no secrets in code. EXPECTED RESULTS A posture summary per control domain. Any capability whose plan/behavior must be confirmed is flagged "verify your licensing/tenant", not asserted. PASS = each in-scope control is present and correctly typed (DLP in simulation until validated); FAIL = a control is missing or mis-typed (drives the Implementation Guide). The eDiscovery-hold section is REFERENCE ONLY — it never changes a hold. .NOTES Purview category — Microsoft Purview for Legal (industry bundle). Read-only. Feature availability is licensing-/tenant-dependent and evolving; privilege/matter/retention/legal-hold determinations are deferred to your legal, records, and compliance functions. Legal holds and eDiscovery actions are the legal function's — this script only references them. Confirm cmdlet/plan names against your entitlements and current Microsoft documentation. > [CmdletBinding()] param( [string]$UserPrincipalName,          # optional: admin UPN to pass to Connect-* prompts [switch]$SkipGraphLicensing          # skip the Graph licensing section if Graph is unavailable )

How to run: powershell -ExecutionPolicy Bypass -File .\INDLEGAL-Discovery.ps1 Requires the ExchangeOnlineManagement module (Connect-IPPSSession) and, for the licensing section, Microsoft.Graph with delegated Organization.Read.All / Directory.Read.All. Uses an interactive modern-auth / MFA admin sign-in; no secrets in code. EXPECTED RESULTS A posture summary per control domain. Any capability whose plan/behavior must be confirmed is flagged "verify your licensing/tenant", not asserted. PASS = each in-scope control is present and correctly typed (DLP in simulation until validated); FAIL = a control is missing or mis-typed (drives the Implementation Guide). The eDiscovery-hold section is REFERENCE ONLY — it never changes a hold. .NOTES Purview category — Microsoft Purview for Legal (industry bundle). Read-only. Feature availability is licensing-/tenant-dependent and evolving; privilege/matter/retention/legal-hold determinations are deferred to your legal, records, and compliance functions. Legal holds and eDiscovery actions are the legal function's — this script only references them. Confirm cmdlet/plan names against your entitlements and current Microsoft documentation. > [CmdletBinding()] param( [string]$UserPrincipalName,          # optional: admin UPN to pass to Connect-* prompts [switch]$SkipGraphLicensing          # skip the Graph licensing section if Graph is unavailable )

## INDLEGAL-Report.ps1

Purpose: Produces the 'Evidence – Legal Controls – Binder' — a control -> Purview object -> configuration -> proof export (CSV + JSON) cross-referenced to the 'Control Map – Legal – Purview' register — with no changes. It reads the configured objects (sensitivity labels + encryption, DLP policy + mode, matter-records retention label/policy, audit ingestion + retention policy) and, read-only reference only, existing eDiscovery holds, and records each control's presence, key configuration, and a proof pointer for the legal/compliance/audit file. Read-only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\INDLEGAL-Report.ps1 -OutputDir .\evidence Requires ExchangeOnlineManagement (Connect-IPPSSession). Interactive modern-auth / MFA admin; no secrets. Writes only the export files under -OutputDir; it changes NO Purview object and performs NO legal-hold action. EXPECTED RESULTS Two files in -OutputDir: 'Evidence – Legal Controls – Binder.csv' and '...json', one row per control with Status/Configuration/Proof. PASS = every in-scope obligation maps to a present Purview object with a proof reference; gaps are listed as MISSING for follow-up. Whether the evidenced controls are legally sufficient is legal/records' determination, not this report. .NOTES Purview category — Microsoft Purview for Legal (industry bundle). Read-only (writes only the export files you request). Evidence, not a determination: privilege/matter/retention/legal-hold adequacy are legal/records'. Legal holds/eDiscovery are legal's — referenced read-only only. Verify cmdlet/plan names for your tenant. > [CmdletBinding()] param( [string]$OutputDir = '.', [string]$PrivilegedLabel = 'Protect – Legal Privileged – Restricted', [string]$MatterLabel     = 'Protect – Legal Matter Confidential – Confidential', [string]$DlpPolicy       = 'DLP – Legal Privileged – Simulate', [string]$RetentionPolicy = 'Retention – Legal Matter Records – Publish', [string]$AuditPolicy     = 'Audit Retention – Legal Evidence – LongTerm' )

How to run: powershell -ExecutionPolicy Bypass -File .\INDLEGAL-Report.ps1 -OutputDir .\evidence Requires ExchangeOnlineManagement (Connect-IPPSSession). Interactive modern-auth / MFA admin; no secrets. Writes only the export files under -OutputDir; it changes NO Purview object and performs NO legal-hold action. EXPECTED RESULTS Two files in -OutputDir: 'Evidence – Legal Controls – Binder.csv' and '...json', one row per control with Status/Configuration/Proof. PASS = every in-scope obligation maps to a present Purview object with a proof reference; gaps are listed as MISSING for follow-up. Whether the evidenced controls are legally sufficient is legal/records' determination, not this report. .NOTES Purview category — Microsoft Purview for Legal (industry bundle). Read-only (writes only the export files you request). Evidence, not a determination: privilege/matter/retention/legal-hold adequacy are legal/records'. Legal holds/eDiscovery are legal's — referenced read-only only. Verify cmdlet/plan names for your tenant. > [CmdletBinding()] param( [string]$OutputDir = '.', [string]$PrivilegedLabel = 'Protect – Legal Privileged – Restricted', [string]$MatterLabel     = 'Protect – Legal Matter Confidential – Confidential', [string]$DlpPolicy       = 'DLP – Legal Privileged – Simulate', [string]$RetentionPolicy = 'Retention – Legal Matter Records – Publish', [string]$AuditPolicy     = 'Audit Retention – Legal Evidence – LongTerm' )

## INDLEGAL-Scope.ps1

Purpose: Enumerates the intended in-scope legal population and confirms toolchain health with no changes: members of the legal-population group, the mailboxes/matter sites in scope, the compliance role groups it can see (for least-privilege review, keeping eDiscovery/hold roles with legal), and which endpoints (S&C PowerShell / Graph) are reachable. Use before configuring so the pilot scope is grounded in real objects. Read-only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\INDLEGAL-Scope.ps1 -LegalGroup "Legal Department" Requires ExchangeOnlineManagement (Connect-IPPSSession) and, for group membership, Microsoft.Graph with delegated Group.Read.All / User.Read.All. Interactive modern-auth / MFA admin; no secrets. EXPECTED RESULTS A scope summary: group member count, sample in-scope mailboxes, visible role groups, and endpoint reachability. PASS = the legal-population group resolves and both endpoints are reachable; FAIL = group not found or an endpoint unreachable (resolve before configuring). .NOTES Purview category — Microsoft Purview for Legal (industry bundle). Read-only. In-scope population and matter mapping are legal determinations; this only enumerates what you name. Keep eDiscovery/legal-hold roles with the legal function. Confirm cmdlet/role names against your tenant. > [CmdletBinding()] param( [string]$LegalGroup,                 # display name of the legal-population group (optional) [string]$UserPrincipalName, [switch]$SkipGraph )

How to run: powershell -ExecutionPolicy Bypass -File .\INDLEGAL-Scope.ps1 -LegalGroup "Legal Department" Requires ExchangeOnlineManagement (Connect-IPPSSession) and, for group membership, Microsoft.Graph with delegated Group.Read.All / User.Read.All. Interactive modern-auth / MFA admin; no secrets. EXPECTED RESULTS A scope summary: group member count, sample in-scope mailboxes, visible role groups, and endpoint reachability. PASS = the legal-population group resolves and both endpoints are reachable; FAIL = group not found or an endpoint unreachable (resolve before configuring). .NOTES Purview category — Microsoft Purview for Legal (industry bundle). Read-only. In-scope population and matter mapping are legal determinations; this only enumerates what you name. Keep eDiscovery/legal-hold roles with the legal function. Confirm cmdlet/role names against your tenant. > [CmdletBinding()] param( [string]$LegalGroup,                 # display name of the legal-population group (optional) [string]$UserPrincipalName, [switch]$SkipGraph )

## INDLEGAL-Validate.ps1

Purpose: Scores the Legal-tailored program across the four control domains with no changes: sensitivity labels present (privileged label encrypted), DLP policy present and IN SIMULATION/TEST (blocks nothing until validated), matter-records retention present and scoped, and unified audit on with the evidence-retention policy present. Emits a PASS/FAIL per gate mirroring the Testing Guide. Read-only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\INDLEGAL-Validate.ps1 Requires ExchangeOnlineManagement (Connect-IPPSSession). Interactive modern-auth / MFA admin; no secrets. For audit ingestion state it also uses Connect-ExchangeOnline where available. EXPECTED RESULTS A scorecard: each gate GREEN (pass) or RED (fail) with the remediation pointer. PASS overall = every in-scope gate green for the pilot scope (DLP GREEN while still in simulation is expected pre-enforcement). Determination-level adequacy (privilege, matter mapping, retention fit, legal hold) is NOT scored here — that is legal/records'. .NOTES Purview category — Microsoft Purview for Legal (industry bundle). Read-only. Proves the technical control works and is present; does not certify legal adequacy. Legal holds/eDiscovery are legal's and are not scored here. Verify cmdlet/plan names for your tenant. > [CmdletBinding()] param( [string]$PrivilegedLabel = 'Protect – Legal Privileged – Restricted', [string]$MatterLabel     = 'Protect – Legal Matter Confidential – Confidential', [string]$DlpPolicy       = 'DLP – Legal Privileged – Simulate', [string]$RetentionPolicy = 'Retention – Legal Matter Records – Publish', [string]$AuditPolicy     = 'Audit Retention – Legal Evidence – LongTerm', [switch]$RequireEnforced # if set, DLP must be in Enable (post-expand) to pass; default accepts simulation/test )

How to run: powershell -ExecutionPolicy Bypass -File .\INDLEGAL-Validate.ps1 Requires ExchangeOnlineManagement (Connect-IPPSSession). Interactive modern-auth / MFA admin; no secrets. For audit ingestion state it also uses Connect-ExchangeOnline where available. EXPECTED RESULTS A scorecard: each gate GREEN (pass) or RED (fail) with the remediation pointer. PASS overall = every in-scope gate green for the pilot scope (DLP GREEN while still in simulation is expected pre-enforcement). Determination-level adequacy (privilege, matter mapping, retention fit, legal hold) is NOT scored here — that is legal/records'. .NOTES Purview category — Microsoft Purview for Legal (industry bundle). Read-only. Proves the technical control works and is present; does not certify legal adequacy. Legal holds/eDiscovery are legal's and are not scored here. Verify cmdlet/plan names for your tenant. > [CmdletBinding()] param( [string]$PrivilegedLabel = 'Protect – Legal Privileged – Restricted', [string]$MatterLabel     = 'Protect – Legal Matter Confidential – Confidential', [string]$DlpPolicy       = 'DLP – Legal Privileged – Simulate', [string]$RetentionPolicy = 'Retention – Legal Matter Records – Publish', [string]$AuditPolicy     = 'Audit Retention – Legal Evidence – LongTerm', [switch]$RequireEnforced # if set, DLP must be in Enable (post-expand) to pass; default accepts simulation/test )