Microsoft Purview for Retail

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Microsoft Purview for Retail

White-label · Industry (Retail · PCI-DSS)

Retail runs on customer data — names, contact and address details, purchase and loyalty history — and touches payment card data at every point of sale. That combination carries specific obligations: PCI-DSS for cardholder data and privacy law for customer personal data. The common failure is not a lack of tools but data that is never classified, never contained, and never retained on a defined schedule — so a stray Primary Account Number (PAN) ends up in an email or a SharePoint site, quietly pulling a general-productivity system into PCI scope, and customer data leaves through an endpoint nobody was watching.

This is a complete, deploy-it-in-order package that configures Microsoft Purview into a Retail-tailored data-protection program: a small sensitivity-label taxonomy, auto-labeling that maps where cardholder data actually lives, Data Loss Prevention built from Microsoft's PCI-DSS and PII templates and tuned in audit before it blocks, retention that meets the retail records schedule while minimizing payment-data storage, and a PCI-DSS compliance baseline in Compliance Manager for evidence. It is written for an administrator with no prior Purview experience.

## The retail posture — stated plainly

For most retailers, Microsoft 365 should stay out of PCI-DSS scope. This solution uses Purview to keep it that way — detecting and blocking PAN from landing in email, collaboration, and endpoints — while protecting and retaining the customer PII that legitimately does live there. Purview does not turn Microsoft 365 into a certified cardholder-data environment; the segmented payment environment stays separate. PCI scope, applicable requirements, and retention periods are compliance/QSA/records determinations — this package delivers the technical configuration and the evidence, not the ruling.

## What you get

A plain-language Solution Overview of the retail Purview program and how its parts work together.

A Requirements Guide with verify / implement-if-missing for every retail-/PCI-specific prerequisite.

An Implementation Guide of precise, ordered steps in the Microsoft Purview portal.

Five PowerShell scripts: discovery, a safe configuration/remediation helper (-WhatIf first),

validation, a classification/DLP coverage report, and a pilot-scope/health helper.

Testing and Troubleshooting guides for a confident rollout.

## The standard deployment model

Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce) — with a mandatory DLP audit gate before any policy blocks, auto-labeling simulated before it labels, retention piloted before it deletes, and a documented rollback.

## Outcome

A Retail-tailored Purview program that is configured, piloted, validated, and evidenced against PCI-DSS — cardholder data blocked from Microsoft 365, customer PII protected and retained, and the program defensible to an auditor — proven on a pilot before you scale.

# 1. Solution Overview — Microsoft Purview for Retail

## What this solution is

Retail organizations handle two kinds of data that carry specific obligations: payment card data (cardholder data — primarily the Primary Account Number / PAN) governed by PCI-DSS, and a large volume of customer personal data (names, contact details, addresses, purchase and loyalty history) governed by privacy law. This solution configures Microsoft Purview — sensitivity labels, Data Loss Prevention (DLP), retention/records, and a PCI-DSS compliance baseline — into a Retail-tailored data-protection program across Microsoft 365 and managed endpoints.

The retail-specific goal is deliberate and defensible: keep payment card data out of Microsoft 365 where it does not belong, protect the customer PII that legitimately lives there, and retain both on a defined schedule — so a cardholder-data leak or an over-retention finding is prevented and the program is evidenced against PCI-DSS.

The PCI-DSS posture this solution takes (be explicit). For most retailers, general-productivity systems (Exchange, SharePoint, OneDrive, Teams, endpoints) are out of PCI-DSS scope and should stay out of scope — cardholder data belongs in the segmented, PCI-certified payment environment, not in email or a SharePoint site. Purview's role here is to detect and block PAN from landing in these systems (keeping them out of scope) and to protect and retain the customer PII that legitimately does. What data is in PCI scope, the applicable PCI-DSS requirements, and the required retention periods are compliance/legal determinations made by the organization's QSA / compliance, records, and privacy functions — this solution provides the technical configuration and evidence, not the determination.

## The Purview capabilities used

Sensitivity labels — persistent tags for retail data (Retail Public, Retail Internal,

Customer PII - Confidential, Cardholder Data - Restricted) that mark and, where appropriate,    encrypt content and travel with the file.

Data Loss Prevention (DLP) — policies built from Microsoft's PCI Data Security Standard and

PII templates plus the Credit Card Number sensitive-information type, deployed first in    test/audit and tuned before they block the movement of PAN and customer PII across Exchange,    SharePoint, OneDrive, Teams, and endpoints.

Retention & records — labels and policies that keep transaction and customer records for the

required period and dispose of them defensibly, and that minimize storage of any cardholder data in    line with PCI-DSS's data-minimization principle.

Compliance baseline — a Microsoft Purview Compliance Manager assessment using the PCI-DSS

template (licensing-dependent) to track technical controls and produce evidence.

## How it works

You agree a small retail label taxonomy with data owners and publish it to a pilot group.

Auto-labeling runs in simulation to find where cardholder data and customer PII actually live.

DLP policies (PCI + PII) run in test/audit on the pilot; you review the matches (the **DLP audit

gate), tune out false positives, and only then switch to block**.

Retention labels/policies set how long retail records live and enforce data minimization for any

cardholder data.

Compliance Manager tracks the PCI-related technical controls; every action is logged for reporting.

## What you can control

The retail label taxonomy and the protection each label applies (marking, encryption, sharing limits).

DLP scope (Exchange, SharePoint, OneDrive, Teams, endpoints), which sensitive-information types and

labels each policy matches (PAN, PII), and the action (audit → block).

Retention duration, trigger, and end-of-life action for retail records; records/disposition review.

Which PCI-DSS controls Compliance Manager tracks and evidences.

## Benefits

PCI scope kept small — DLP blocks PAN from reaching email/collaboration/endpoints, so those

systems stay out of PCI scope rather than being dragged into it by stray cardholder data.

Customer PII protected — labels and DLP protect the personal data retail legitimately holds,

reducing breach and privacy exposure.

Defensible retention — retail records are kept and disposed of on a defined schedule; cardholder

data storage is minimized.

Evidenced compliance — classification, DLP events, and PCI controls are reportable for auditors.

## Limitations (be honest with buyers)

Auto-labeling at rest, endpoint DLP, and Compliance Manager premium (PCI-DSS) templates require

Microsoft 365 E5 or the E5 Compliance add-on — the Requirements Guide names the licensing;   verify your licensing/tenant.

Purview does not make Microsoft 365 a PCI-compliant cardholder-data environment. It reduces the

chance cardholder data lands there; the certified payment environment remains separate.

DLP detects PAN with high accuracy but not perfectly (Luhn-checked patterns); the audit gate exists

to tune before enforcing.

Retention deletion is irreversible once the period elapses; validate on a pilot first.

Regulatory/PCI/records determinations are made by compliance/QSA/legal, not by this configuration.

## The standard deployment model

Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce) — DLP runs in audit before it blocks (the DLP audit gate), auto-labeling runs in simulation before it labels, and retention is piloted before it deletes, each with explicit pass/fail gates and a documented rollback.

# 2. Requirements Guide — Microsoft Purview for Retail

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites are in global-requirements-purview.md (the six shared Purview requirements — licensing, roles, S&C PowerShell/Graph toolchain, in-scope data, the compliance/records/privacy/legal stakeholders, and a pilot scope with change control). The entries below are the retail-/PCI-specific additions on top of those.

## 2.1 Microsoft 365 + Purview compliance licensing (PCI/PII features)

Description: Licensing that covers the features this solution uses. Sensitivity labels and basic DLP ship in Microsoft 365 E3 / Business Premium; auto-labeling at rest, endpoint DLP, advanced records management, and Compliance Manager premium assessment templates (including PCI-DSS) require Microsoft 365 E5 or the E5 Compliance add-on. Why: The PCI cardholder-data detection at scale (auto-labeling/endpoint DLP) and the PCI-DSS Compliance Manager template are plan-gated; they will not appear without the higher plan. Verify: M365 admin center → Billing → Licenses; confirm the PCI-DSS template is offered in Purview → Compliance Manager → Assessment templates. Run RETAIL-Discovery.ps1. Verify your licensing/tenant — availability evolves. Implement: Assign E3/Business Premium for labels + basic DLP; add E5 or the E5 Compliance add-on for auto-labeling at rest, endpoint DLP, and the PCI-DSS Compliance Manager template.

## 2.2 Least-privilege Purview roles

Description: The operator holds the least-privilege roles to create labels, DLP, and retention — Compliance Administrator (or Information Protection Admin + Data Loss Prevention roles), and Compliance Manager access for the PCI assessment. Global Administrator only where genuinely required. Why: Purview uses fine-grained role groups; configuration requires the matching role, and least-privilege is a PCI-DSS control in itself. Verify: https://purview.microsoft.com → Settings → Roles and scopes → Role groups; confirm membership. Implement: Assign the least-privilege role group under change control; reserve Global Administrator for tenant-wide changes.

## 2.3 Retail data map and PCI-scope decision (owner-provided)

Description: A statement, from the compliance/QSA and data owners, of what customer and payment data exists, where it lives, and which systems are in PCI-DSS scope — and the confirmation that Microsoft 365 (Exchange/SharePoint/OneDrive/Teams/endpoints) is intended to be out of PCI scope (no cardholder data stored there). Why: DLP conditions and retention durations follow the retail data map and the scope decision, not IT defaults; the PCI-scope determination is a compliance/QSA decision, not a technical one. Verify: A one-page data map exists (data type → system → PCI in/out-of-scope → owner). Implement: Work with compliance/QSA and data owners to capture the data map and the scope decision before authoring policies.

## 2.4 Retail sensitivity-label taxonomy defined

Description: A short, agreed label set with a clear meaning for each — the taxonomy this solution publishes: Sensitivity Label - Retail Public, Sensitivity Label - Retail Internal, Sensitivity Label - Customer PII - Confidential, Sensitivity Label - Cardholder Data - Restricted. Why: Labels only work if store, e-commerce, and head-office staff understand them; too many labels confuse, too few under-protect. Verify: A one-page taxonomy exists (label name, meaning, protection, who applies it). Implement: Agree the 4-label taxonomy with data owners before configuring (Implementation Step 1).

## 2.5 Sensitive-information types confirmed (PAN + customer PII)

Description: The Purview sensitive-information types (SITs) the policies key off — the built-in Credit Card Number SIT (Luhn-validated) for PAN, and the country PII SITs relevant to your customers (for example national ID, passport, driver's licence, and address/email patterns). Why: DLP and auto-labeling match on these SITs; the wrong SITs mean missed PAN or PII noise. Verify: Purview → Data classification → Sensitive info types; confirm Credit Card Number and the relevant country PII SITs exist. Run RETAIL-Discovery.ps1. Implement: Use the built-in SITs; add custom SITs (for example a loyalty-ID pattern) only if a data owner defines the pattern.

## 2.6 Pilot scope (users and, for endpoint DLP, devices)

Description: A Microsoft Entra security group of pilot users — Purview - Retail Pilot — and, for endpoint DLP, retail workstations onboarded to Microsoft Purview. Why: Every policy is piloted before rollout; PCI/PII DLP in particular must run in audit on a pilot before it can block safely (a false block at a checkout or fulfilment desk is disruptive). Verify: Entra → Groups — Purview - Retail Pilot exists. Purview → Settings → Device onboarding shows pilot devices (endpoint DLP only). Run RETAIL-Set-Scope.ps1. Implement: Build the pilot group with RETAIL-Set-Scope.ps1; onboard pilot devices via the Purview device-onboarding package.

## 2.7 Endpoint onboarding (endpoint DLP only)

Description: Windows devices (for example back-office and head-office workstations that handle customer exports) onboarded to Microsoft Purview so endpoint DLP can monitor file activity (copy to USB, upload to a browser, print). Why: Endpoint DLP conditions require onboarded devices; un-onboarded devices are invisible to it — and endpoints are a common path for a customer-data or PAN export to leave. Verify: Purview → Settings → Device onboarding → Devices. Run RETAIL-Discovery.ps1. Implement: Deploy the onboarding configuration (Intune or the script package) to the pilot group.

## 2.8 Audit logging enabled

Description: Microsoft Purview audit (unified audit log) is on. Why: DLP tuning, PCI evidence, and coverage reporting read audit/activity data; without it you cannot review the audit gate or evidence controls. Verify: Purview → Audit; a search returns results. Run RETAIL-Report.ps1. Implement: Turn on auditing in the Purview Audit solution; allow time for events to populate.

## 2.9 Change control for enforce-mode and retention deletion

Description: A documented change-control / rollback process for switching any DLP policy from audit to block, or for activating a retention policy that deletes retail records. Why: A block at a retail operations desk can halt legitimate work and retention deletion is irreversible; a pilot gate and rollback are mandatory. Verify: A change ticket exists with an approver, the pilot scope, and a documented rollback (revert DLP to test/audit; disable the retention policy). Implement: Record the change, name the pilot scope, define the rollback, and get approval before enforcing.

__________________________________________________

## Checklist

M365 + Purview licensing (E3/Business Premium for labels + basic DLP; E5/E5 Compliance for auto-labeling at rest, endpoint DLP, PCI-DSS Compliance Manager) — RETAIL-Discovery.ps1 · verify your licensing/tenant

Least-privilege Purview roles assigned (Compliance Administrator / Information Protection + DLP; Compliance Manager)

Retail data map + PCI-scope decision captured (owner/QSA-provided)

Retail 4-label taxonomy defined

Sensitive-info types confirmed — Credit Card Number (PAN) + relevant country PII — RETAIL-Discovery.ps1

Pilot group Purview - Retail Pilot created — RETAIL-Set-Scope.ps1

Endpoint devices onboarded (endpoint DLP only) — RETAIL-Discovery.ps1

Purview audit logging enabled — RETAIL-Report.ps1

Change control + rollback for enforce-mode / retention deletion

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — Microsoft Purview for Retail

Follow these steps in order, in the Microsoft Purview portal (https://purview.microsoft.com). Portal paths are current at authoring; the portal evolves — if a path differs, verify against Microsoft's current documentation, do not guess.

Model: Design a small retail label taxonomy, publish it, run auto-labeling in simulation to find where PAN and customer PII live, build PCI + PII DLP in test/audit and tune it (the DLP audit gate) before it blocks, then set retention and stand up the PCI-DSS compliance baseline — piloting each on Purview - Retail Pilot before you expand. Pattern: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce).

The named objects created below are reused verbatim in Testing, Troubleshooting, and the scripts:

| Object | Name |
| --- | --- |
| Sensitivity labels | Sensitivity Label - Retail Public, Sensitivity Label - Retail Internal, Sensitivity Label - Customer PII - Confidential, Sensitivity Label - Cardholder Data - Restricted |
| Label policy | Label Policy - Retail Data Classification - Pilot |
| Auto-labeling policy | Auto-Label - PCI Cardholder Data - Simulation |
| DLP policy (PCI) | DLP Policy - Retail PCI Cardholder Data - Test (renamed to ... - Enforce at the gate) |
| DLP policy (PII) | DLP Policy - Retail Customer PII - Test (renamed to ... - Enforce at the gate) |
| Retention label (payment) | Retention Label - Payment Records - 18 Month |
| Retention label (transaction) | Retention Label - Customer Transaction Records - 7 Year |
| Retention policy | Retention Policy - Retail Baseline - 5 Year |
| Compliance assessment | Assessment - PCI-DSS - Retail Baseline |
| Pilot scope group | Purview - Retail Pilot |

Retention periods are examples only. 18 Month / 7 Year / 5 Year are placeholders — the actual retail records schedule and any PCI-DSS retention/minimization requirement are set by the compliance/records/legal function, not by IT. Replace them with the approved values.

## Step 1 — Design the retail label taxonomy (Assess/Design)

With the data owners and compliance, agree the four labels and the protection each applies:

Sensitivity Label - Retail Public — marketing/public content; no protection; shareable externally.

Sensitivity Label - Retail Internal — internal retail/business data; no encryption.

Sensitivity Label - Customer PII - Confidential — customer personal data; encrypt, restrict to

the organization.

Sensitivity Label - Cardholder Data - Restricted — any cardholder data (PAN); encrypt, restrict

to a named group, marked so it is unmistakable and should not be in M365 at all.

Record each label's meaning, protection, and who applies it (the taxonomy from Requirement 2.4).

## Step 2 — Create the sensitivity labels

Purview portal → Information Protection → Sensitivity labels → Create a label.

Name and tooltip: enter the label name (for example `Sensitivity Label - Cardholder Data -

Restricted`) and a user-facing tooltip. Next.

Scope: select Items (files and emails). Next.

Encryption: choose Configure encryption for Customer PII - Confidential (permit **All

Users in <org>) and `Cardholder Data - Restricted` (permit only a named restricted group). Leave    `Retail Public` / `Retail Internal` without encryption. Next**.

Content marking: add a header/footer/watermark where required (for example `RESTRICTED —

CARDHOLDER DATA` on the cardholder-data label). Next.

Auto-labeling for items: leave off here (configured centrally in Step 4). **Next → Create the

label**.

Repeat for each label, creating them in sensitivity order (Retail Public → Retail Internal →

Customer PII - Confidential → Cardholder Data - Restricted). Label order sets priority.

## Step 3 — Publish the labels with a label policy

Purview portal → Information Protection → Sensitivity labels → Label policies → Publish labels.

Choose labels to publish: add all four taxonomy labels. Next.

Assign to users and groups: add Purview - Retail Pilot for the pilot. Next.

Policy settings: require a justification for downgrading a label; optionally require a label for

new items. Next.

Default label: set a default (for example Retail Internal) if the org wants one. Next.

Name: Label Policy - Retail Data Classification - Pilot. Next → Submit.

## Step 4 — Configure auto-labeling in SIMULATION (find the data)

Purview portal → Information Protection → Auto-labeling → Create auto-labeling policy.

Choose the information to label: pick the PCI Data Security Standard (PCI DSS) template or

Custom. Next.

Name: Auto-Label - PCI Cardholder Data - Simulation. Next.

Locations: select Exchange email, SharePoint sites, OneDrive accounts as needed;

scope to pilot locations. Next.

Rules: set the condition to the Credit Card Number sensitive-information type and set the

label to apply to Sensitivity Label - Cardholder Data - Restricted. Next.

Test the policy first: choose Run policy in simulation mode — do not turn it on.

Next → Create. Review the simulation matches: these show where PAN is sitting in M365 — the    input to your PCI-scope and remediation decisions.

## Step 5 — Build the PCI DLP policy in TEST/AUDIT mode

Purview portal → Data Loss Prevention → Policies → Create policy.

Category / template: choose the PCI Data Security Standard (PCI DSS) template. Next.

Name: DLP Policy - Retail PCI Cardholder Data - Test. Next.

Locations: enable Exchange email, SharePoint sites, OneDrive accounts, **Teams chat

and channel messages, and Devices (endpoint DLP) as licensed. Scope to `Purview - Retail    Pilot` where the location supports user scoping. Next**.

Rules: keep the template rule matching the Credit Card Number SIT (optionally also the

Cardholder Data - Restricted label). Set actions to audit only — enable policy tips for    visibility but do not block. Next.

Policy mode: select Run the policy in test mode (with policy tips). Next → Submit. The

policy now audits PAN movement without blocking.

## Step 6 — Build the customer-PII DLP policy in TEST/AUDIT mode

Purview portal → Data Loss Prevention → Policies → Create policy.

Template: choose the country PII / Personal Data template relevant to your customers (or

Custom). Next.

Name: DLP Policy - Retail Customer PII - Test. Next.

Locations: enable the same locations as Step 5; scope to Purview - Retail Pilot. Next.

Rules: match the relevant country PII SITs and/or the Customer PII - Confidential label; set

actions to audit only with policy tips. Next.

Policy mode: Run the policy in test mode. Next → Submit.

## Step 7 — Pilot and tune (the DLP audit gate)

Let both test-mode policies run against Purview - Retail Pilot for the agreed window.

Review matches in Purview → Data Loss Prevention → Alerts and Activity explorer; run

RETAIL-Report.ps1 for a classification and DLP-event summary by workload.

Tune the rules to remove false positives (raise confidence, require a higher instance count, add

exceptions for legitimate patterns such as order numbers that resemble a PAN).

Gate: only when the audit shows the policies match real PAN / customer PII and not routine retail

work do you proceed to enforce (Step 8). If still noisy, keep tuning — do not enforce.

## Step 8 — Switch DLP to ENFORCE / BLOCK (after the gate)

Purview portal → Data Loss Prevention → Policies → open `DLP Policy - Retail PCI Cardholder

Data - Test → **Edit**. Rename it to DLP Policy - Retail PCI Cardholder Data - Enforce`.

Rules: change the PCI rule action to Block (PAN should not move through M365 at all —

block outright, not block-with-override, unless the business defines a controlled exception).    Keep policy tips on. Next.

Policy mode: Turn the policy on. Next → Submit.

Repeat for the PII policy → rename to DLP Policy - Retail Customer PII - Enforce; set **Block with

override (or Block) per the business decision; Turn the policy on**.

Enforcement now applies to the pilot scope first; widen the scope in Step 12.

Rollback (if needed): set the policy mode back to Test mode (audit) or turn the policy off.

## Step 9 — Create retention labels (retail records + payment minimization)

Purview portal → Data Lifecycle Management → Retention labels → Create a label.

Create Retention Label - Customer Transaction Records - 7 Year: Retain items for 7 years from

creation, then Delete (or Mark as a record if immutability is required). Create.

Create Retention Label - Payment Records - 18 Month: a short retention that supports PCI-DSS

data minimization — keep only as long as the business/legal requirement demands, then delete.    Create.

Replace the durations with the compliance/records-approved values (Requirement 2.3).

## Step 10 — Create a retention policy (baseline)

Purview portal → Data Lifecycle Management → Retention policies → New retention policy.

Name: Retention Policy - Retail Baseline - 5 Year. Next.

Locations: enable Exchange mailboxes, SharePoint sites, OneDrive accounts, and

Teams as required. Scope to Purview - Retail Pilot for the pilot. Next.

Retention settings: Retain items for 5 years then delete or retain-only per the schedule.

Next → Submit.

For regulatory records, configure Records Management → File plan and enable **disposition

review** so deletions are reviewed, not automatic.

## Step 11 — Stand up the PCI-DSS compliance baseline (evidence)

Purview portal → Compliance Manager → Assessments → Add assessment. Choose the PCI-DSS

template (premium template — verify your licensing/tenant; requires E5 Compliance).

Name: Assessment - PCI-DSS - Retail Baseline. Assign the in-scope group/product. Create.

Work the improvement actions that map to the Purview controls configured above (classification,

DLP, retention) and record evidence. The PCI-DSS applicability and control ownership are    determined by compliance/QSA — Compliance Manager tracks and evidences, it does not certify.

## Step 12 — Validate, then expand

Complete the Testing Guide against Purview - Retail Pilot.

Run RETAIL-Validation.ps1 (labels published, both DLP policies present, retention present) and

RETAIL-Report.ps1 (classification + DLP-event coverage).

Widen scope: republish Label Policy - Retail Data Classification - Pilot, the two DLP enforce

policies, and the retention policy from Purview - Retail Pilot to broader groups (or All users    / All locations) once the pilot passes. Turn auto-labeling on (out of simulation) only after its    simulation is clean.

Re-validate each expansion with RETAIL-Validation.ps1 and RETAIL-Report.ps1.

__________________________________________________

### Order of operations

Taxonomy → labels → label policy → auto-label (simulation) → PCI DLP (audit) + PII DLP (audit) → audit gate → DLP (enforce/block) → retention labels → retention policy/records → PCI Compliance Manager → validate → expand

# 5. Testing Guide — Microsoft Purview for Retail

Run after publishing to Purview - Retail Pilot (Implementation Step 3 onward), before the DLP audit gate (Step 7), and again after each expansion. Use synthetic/test data only — never a real PAN or real customer record. Microsoft publishes test card numbers (for example the Luhn-valid test PAN 4111 1111 1111 1111) safe to use for DLP validation.

## Test 1 — Labels published and visible

Do: In Outlook / Word (web or desktop) as a pilot user, open the Sensitivity button. Or run RETAIL-Validation.ps1. Expected: All four taxonomy labels appear (Sensitivity Label - Retail Public through Sensitivity Label - Cardholder Data - Restricted) via Label Policy - Retail Data Classification - Pilot.

## Test 2 — Label protection applies

Do: Apply Sensitivity Label - Customer PII - Confidential to a test document and try to open it as an out-of-scope external user. Expected: The document is encrypted/marked; the external user is denied per the label's permissions.

## Test 3 — Auto-labeling simulation finds PAN

Do: Purview → Information Protection → Auto-labeling → open Auto-Label - PCI Cardholder Data - Simulation → Simulation. Expected: The simulation lists items containing card-number patterns (your seeded test files) and does not flag routine, non-sensitive content — this is your map of where PAN sits in M365.

## Test 4 — PCI DLP is auditing (before the gate)

Do: As a pilot user, email a message containing a test card number to an external address; check Purview → Data Loss Prevention → Alerts and Activity explorer. Or run RETAIL-Report.ps1. Expected: DLP Policy - Retail PCI Cardholder Data - Test records the match (policy tip shown, no block) — the audit gate has data to review.

## Test 5 — Customer-PII DLP is auditing (before the gate)

Do: As a pilot user, share a test file containing seeded customer PII (test names/IDs) to an external recipient; check Alerts / Activity explorer. Or run RETAIL-Report.ps1. Expected: DLP Policy - Retail Customer PII - Test records the match without blocking.

## Test 6 — PCI DLP blocks (after the gate)

Do: After Step 8, repeat Test 4 against DLP Policy - Retail PCI Cardholder Data - Enforce. Expected: The action blocks the message/share containing the test PAN; the event is logged. PAN cannot move through the enabled M365 locations.

## Test 7 — Customer-PII DLP enforces (after the gate)

Do: After Step 8, repeat Test 5 against DLP Policy - Retail Customer PII - Enforce. Expected: The action blocks (or blocks-with-override) per the enforce rule; the event is logged.

## Test 8 — Endpoint DLP fires (endpoint DLP only)

Do: On an onboarded pilot device, attempt to copy a test file containing a test PAN to a USB drive or upload it to a personal-cloud domain. Expected: The endpoint DLP rule audits (before the gate) or blocks (after), per policy mode.

## Test 9 — Retention label applied and honored

Do: Apply Retention Label - Customer Transaction Records - 7 Year to a test item and attempt to delete it. Expected: The item is retained for the period (or declared a record and blocked from deletion) per the label.

## Test 10 — Retention policy scoped

Do: Confirm Retention Policy - Retail Baseline - 5 Year is applied to the pilot locations (Purview → Data Lifecycle Management → Retention policies → open the policy). Or run RETAIL-Validation.ps1. Expected: The policy shows On and scoped to the pilot mailboxes/sites/OneDrive/Teams.

## Test 11 — PCI compliance evidence present

Do: Purview → Compliance Manager → open Assessment - PCI-DSS - Retail Baseline. Expected: The assessment exists, improvement actions map to the configured Purview controls, and evidence can be recorded. (Requires the licensing in Requirement 2.1 — verify your tenant.)

## Test 12 — Coverage report

Do: Run RETAIL-Report.ps1. Expected: A summary of classification (labeled items), DLP location/mode coverage, and DLP events by workload — so PAN/PII coverage and gaps are visible.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Pilot pass | Tests 1–5, 9–10 pass on Purview - Retail Pilot; the DLP audit shows real PAN/PII matches and acceptable noise |
| Audit gate | Both DLP policies' audits reviewed and tuned; only then are Tests 6–8 (enforce/block) run |
| Expand pass | Tests 1, 4/6, 5/7, 10, 12 pass after widening scope beyond the pilot |

# 6. Troubleshooting Guide — Microsoft Purview for Retail

Use RETAIL-Discovery.ps1 for the tenant's current config, RETAIL-Validation.ps1 to confirm the named objects are in place, RETAIL-Report.ps1 for classification and DLP-event coverage, and RETAIL-Configuration.ps1 (default -WhatIf) for safe fixes. RETAIL-Set-Scope.ps1 builds/checks the Purview - Retail Pilot group.

## A. Sensitivity labels not appearing for retail users

| Symptom | Cause | Remediation |
| --- | --- | --- |
| No Sensitivity button / labels missing | Label policy not published to the user, or publish still propagating | Confirm the user is in Purview - Retail Pilot; verify Label Policy - Retail Data Classification - Pilot targets them; allow up to 24 hours to propagate |
| Labels appear but no encryption | Label scoped to items but encryption not configured | Edit the label (Sensitivity Label - Customer PII - Confidential / Sensitivity Label - Cardholder Data - Restricted), enable Configure encryption, republish |
| Wrong label order/priority | Labels created out of sensitivity order | Reorder Retail Public → Retail Internal → Customer PII - Confidential → Cardholder Data - Restricted; order sets priority |

## B. Auto-labeling not finding cardholder data

Confirm Auto-Label - PCI Cardholder Data - Simulation is running; simulation reports matches but

applies nothing (by design — leave it in simulation until reviewed).

Auto-labeling at rest (SharePoint/OneDrive) requires the higher plan; verify licensing with

RETAIL-Discovery.ps1 and Requirement 2.1 (verify your licensing/tenant).

Check the rule uses the Credit Card Number SIT and that confidence/instance count is not set so

high it suppresses matches. Confirm the SIT exists via RETAIL-Discovery.ps1.

## C. PCI/PII DLP is too noisy (false positives)

This is expected before the audit gate — keep the policies in test/audit mode and tune. Common

retail noise: order numbers, SKUs, or loyalty IDs that resemble a PAN. Raise the Credit Card Number   match confidence, require a higher instance count, and add exceptions for known patterns.

Review matches in Purview → Data Loss Prevention → Alerts and Activity explorer; run

RETAIL-Report.ps1.

Do not switch DLP Policy - Retail PCI Cardholder Data - Test or `DLP Policy - Retail Customer

PII - Test` to block until the noise is acceptable.

## D. DLP not blocking after enforce

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Enforce policy does not block PAN | Policy left in test mode, or scope excludes the user | Confirm DLP Policy - Retail PCI Cardholder Data - Enforce mode is Turn the policy on; confirm the user/location is in scope; run RETAIL-Validation.ps1 to see the mode |
| Endpoint (device) rules never fire | Device not onboarded to Purview | Onboard the device (Purview → Settings → Device onboarding); verify with RETAIL-Discovery.ps1 |
| Teams/SharePoint not covered | Location not enabled on the policy | Edit the policy and enable the missing location; re-run RETAIL-Report.ps1 to confirm the coverage matrix |

## E. Cardholder data still found in M365 after enforcement

Enforcement blocks new movement; it does not remove PAN already at rest. Use the

Auto-Label - PCI Cardholder Data - Simulation results (Test 3) to locate existing PAN, then have   the data owner remove/relocate it to the certified payment environment.

Re-run the simulation after clean-up to confirm the location is clear. Removing existing cardholder

data from out-of-scope systems is a compliance/QSA-directed activity — coordinate, don't delete   unilaterally.

## F. Retention deleting too much or nothing

Over-deletion: confirm the duration on Retention Policy - Retail Baseline - 5 Year and the

Retention Label - * end action; pilot on Purview - Retail Pilot before widening. Deletion is   irreversible.

Nothing retained: confirm the policy shows On and is scoped to the correct locations; run

RETAIL-Validation.ps1.

For records, enable disposition review so items are reviewed before deletion rather than

auto-deleted. Retention periods are set by compliance/records, not IT.

## G. PCI-DSS Compliance Manager template missing

The PCI-DSS assessment template is a premium template requiring Microsoft 365 E5 / E5 Compliance;

if it is absent from Compliance Manager → Assessment templates, verify the plan (Requirement 2.1,   verify your licensing/tenant). Compliance Manager tracks/evidences controls — it does not certify   PCI compliance; certification is a QSA activity.

## H. Licensing / feature missing

Auto-labeling at rest, endpoint DLP, and the PCI-DSS Compliance Manager template require Microsoft

365 E5 or the E5 Compliance add-on. If a feature is absent from the portal, verify the plan with   RETAIL-Discovery.ps1 and Requirement 2.1.

## I. Diagnostics quick reference

# Security & Compliance PowerShell (Exchange Online Management module)
Connect-IPPSSession
Get-Label | Select-Object DisplayName, Priority, ContentType
Get-LabelPolicy | Select-Object Name, Enabled
Get-DlpCompliancePolicy | Select-Object Name, Mode, Enabled
Get-RetentionCompliancePolicy | Select-Object Name, Enabled, Mode
Get-DlpSensitiveInformationType | Where-Object Name -match 'Credit Card'

For classification and DLP events, use the Purview Activity explorer and the unified audit log (Requirement 2.8).

## J. When to escalate

If a policy is published and propagated, the user is in scope, licensing is correct, and labels still do not appear (or DLP still does not act) after 24 hours and a RETAIL-Configuration.ps1 run, collect the output of RETAIL-Discovery.ps1 and RETAIL-Validation.ps1 and open a Microsoft support case.

# 7. Best Practices — Microsoft Purview for Retail

Keep cardholder data out of M365 — don't try to make M365 PCI-compliant. The right retail posture

is that Exchange, SharePoint, OneDrive, Teams, and endpoints stay out of PCI-DSS scope. Use DLP to   block PAN from landing there; keep the certified cardholder-data environment separate. Purview   reduces the chance of stray PAN, it does not certify M365 for cardholder data.

Audit DLP before you enforce. The single most important practice: run both the PCI and PII

policies in test/audit, review the matches, tune out false positives (order numbers that resemble a   PAN, internal PII in HR content), and only then switch to block. A false block at a checkout or   fulfilment desk is the fastest way to lose trust in DLP.

Simulate auto-labeling first. Run Auto-Label - PCI Cardholder Data - Simulation and treat the

results as your PAN discovery map — it shows where cardholder data is actually sitting in M365 so   it can be removed and the scope kept small. Only turn it on after the simulation is clean.

Block PAN outright; override PII by exception. Cardholder data generally has no legitimate reason

to move through M365 — block it. Customer PII does move for legitimate retail operations — prefer   block-with-override (with business justification) so staff aren't stopped from doing real work.

Minimize payment-data retention. PCI-DSS favors keeping cardholder data to a minimum. Set

Retention Label - Payment Records - 18 Month (or the compliance-approved period) short and dispose   defensibly — over-retention of payment data is itself a finding.

Keep the taxonomy small and retail-legible. Four labels store, e-commerce, and head-office staff

can reason about beats a dozen nobody uses. Name each plainly and give a clear tooltip; make the   Cardholder Data - Restricted label unmistakable.

Tune with confidence levels and instance counts. Reduce false positives by raising the match

confidence on the Credit Card Number SIT and requiring a minimum instance count rather than a single   hit.

Name every object by purpose and stage. Use <Purpose> - <Scope> - <Stage> (for example rename

DLP Policy - Retail PCI Cardholder Data - Test to ... - Enforce at the gate) so the portal shows   exactly where each policy is in its lifecycle.

Pilot retention before it deletes. Retention deletion is irreversible; validate

Retention Policy - Retail Baseline - 5 Year on Purview - Retail Pilot first, and use disposition   review for records so nothing is auto-deleted unreviewed.

Evidence PCI controls continuously. Track the classification, DLP, and retention controls in

Assessment - PCI-DSS - Retail Baseline and report coverage with RETAIL-Report.ps1 — auditors want   evidence the controls operate, not just that they exist.

Defer the determinations. PCI scope, applicable requirements, records schedules, and retention

periods are compliance/QSA/records/legal decisions. Configure and evidence; don't decide.

# 8. Deliverables Summary — Microsoft Purview for Retail

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | What the retail Purview program delivers — labels, auto-labeling, PCI + PII DLP, retention/records, PCI-DSS compliance baseline — benefits, limitations, and the PCI-scope posture |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing (retail-/PCI-specific, on top of the category GR) |
| Global Requirements (Purview) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered Purview portal steps (labels, label policy, auto-label simulation, PCI + PII DLP audit-then-block, retention/records, PCI-DSS Compliance Manager) |
| 5. Testing Guide | Validation procedures with pass/fail gates and the DLP audit gate (synthetic/test data only) |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations for a retail/PCI rollout |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| RETAIL-Discovery.ps1 | Reports the tenant's sensitivity labels, DLP policies (PCI/PII, mode), retention policies, the Credit Card Number + PII sensitive-info types, and endpoint/licensing signals |
| RETAIL-Configuration.ps1 | Safe remediation/config helper (default -WhatIf) — enables a published-but-off label policy and a disabled retention policy; never auto-switches DLP to block (the audit gate is a human decision) |
| RETAIL-Validation.ps1 | Confirms the expected labels are published, both DLP policies (PCI + PII) exist and reports their mode, and the retention policy exists and is on |
| RETAIL-Report.ps1 | Classification + DLP-event coverage summary across the enabled services (PAN/PII by workload) |
| RETAIL-Set-Scope.ps1 | Builds/updates the Purview - Retail Pilot Entra group and runs a quick scope/health check |

## What the buyer receives

This implementation guide as a Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process following the model: **Assess → Design → Configure → Pilot (simulate/test) →

Validate → Expand (enforce)**, with a DLP audit gate before any policy blocks and a documented   rollback.

## Outcome

A Retail-tailored Microsoft Purview program — a clear label taxonomy, auto-labeling that maps where PAN lives, PCI and customer-PII DLP tuned in audit before it blocks, retention that meets the retail records schedule while minimizing payment-data storage, and a PCI-DSS compliance baseline — configured, piloted, validated, and evidenced, with all regulatory/PCI/records determinations left to the organization's compliance, QSA, records, privacy, and legal functions.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## RETAIL-Configuration.ps1

Purpose: Remediates the low-risk gaps RETAIL-Validation.ps1 finds — enabling a published-but-off label policy and enabling a disabled retention policy — WITHOUT ever switching a DLP policy to enforce/block (that is the audit gate, a human decision, and blocking PAN/PII is high-impact). Runs in -WhatIf (preview) by default; pass -Apply to make changes. It never deletes anything and never enables Enforce/Block mode on DLP; it only reports DLP policies still in test/audit. HOW TO RUN Preview (safe, default): powershell -ExecutionPolicy Bypass -File .\RETAIL-Configuration.ps1 Apply changes:          powershell -ExecutionPolicy Bypass -File .\RETAIL-Configuration.ps1 -Apply Sign in as a Compliance Administrator when prompted. EXPECTED RESULTS A list of proposed actions (WhatIf) or the applied changes (-Apply). DLP enforce/block is never automated — the script only lists PCI/PII DLP policies still in test/audit for the operator to promote via the Implementation Guide (Step 8) after the audit gate. .NOTES White-label — Purview / Retail. Default is a dry run. PowerShell 5.1+/7+. Uses Get-/Set-LabelPolicy and Get-/Set-RetentionCompliancePolicy; reads Get-DlpCompliancePolicy. Does not create/delete objects. > [CmdletBinding()] param( [switch]$Apply, [string]$LabelPolicyName     = 'Label Policy - Retail Data Classification - Pilot', [string]$RetentionPolicyName = 'Retention Policy - Retail Baseline - 5 Year' ) $WhatIf = -not $Apply $mode = $(if($WhatIf){'WHATIF (preview only)'}else{'APPLY'})

How to run: Preview (safe, default): powershell -ExecutionPolicy Bypass -File .\RETAIL-Configuration.ps1 Apply changes:          powershell -ExecutionPolicy Bypass -File .\RETAIL-Configuration.ps1 -Apply Sign in as a Compliance Administrator when prompted. EXPECTED RESULTS A list of proposed actions (WhatIf) or the applied changes (-Apply). DLP enforce/block is never automated — the script only lists PCI/PII DLP policies still in test/audit for the operator to promote via the Implementation Guide (Step 8) after the audit gate. .NOTES White-label — Purview / Retail. Default is a dry run. PowerShell 5.1+/7+. Uses Get-/Set-LabelPolicy and Get-/Set-RetentionCompliancePolicy; reads Get-DlpCompliancePolicy. Does not create/delete objects. > [CmdletBinding()] param( [switch]$Apply, [string]$LabelPolicyName     = 'Label Policy - Retail Data Classification - Pilot', [string]$RetentionPolicyName = 'Retention Policy - Retail Baseline - 5 Year' ) $WhatIf = -not $Apply $mode = $(if($WhatIf){'WHATIF (preview only)'}else{'APPLY'})

## RETAIL-Discovery.ps1

Purpose: Connects to Security & Compliance PowerShell and reports the Microsoft Purview configuration a retail/PCI program cares about: sensitivity labels and label policies, DLP policies (with mode: test/audit vs enforce) and whether they cover the Credit Card Number / PII sensitive- information types, retention labels/policies, and the presence of the built-in Credit Card Number SIT. This is the "what exists today" read used to plan the taxonomy, the DLP audit gate, and retention scope. HOW TO RUN Install-Module ExchangeOnlineManagement -Scope CurrentUser powershell -ExecutionPolicy Bypass -File .\RETAIL-Discovery.ps1 Sign in as a Compliance Administrator (or Information Protection + DLP roles) when prompted. EXPECTED RESULTS Lists of sensitivity labels (name, priority, encryption), label policies, DLP policies (name, MODE — flags any already enforcing), retention labels/policies, and a check that the built-in Credit Card Number sensitive-info type is present. Nothing is changed. .NOTES White-label — Purview / Retail. Read-only. PowerShell 5.1+/7+. Uses Get-Label / Get-LabelPolicy / Get-DlpCompliancePolicy / Get-RetentionCompliancePolicy / Get-ComplianceTag / Get-DlpSensitiveInformationType. > [CmdletBinding()] param()

How to run: Install-Module ExchangeOnlineManagement -Scope CurrentUser powershell -ExecutionPolicy Bypass -File .\RETAIL-Discovery.ps1 Sign in as a Compliance Administrator (or Information Protection + DLP roles) when prompted. EXPECTED RESULTS Lists of sensitivity labels (name, priority, encryption), label policies, DLP policies (name, MODE — flags any already enforcing), retention labels/policies, and a check that the built-in Credit Card Number sensitive-info type is present. Nothing is changed. .NOTES White-label — Purview / Retail. Read-only. PowerShell 5.1+/7+. Uses Get-Label / Get-LabelPolicy / Get-DlpCompliancePolicy / Get-RetentionCompliancePolicy / Get-ComplianceTag / Get-DlpSensitiveInformationType. > [CmdletBinding()] param()

## RETAIL-Report.ps1

Purpose: Summarizes retail information-protection coverage so you can review the DLP audit gate and track classification: (1) which sensitivity labels exist and their protection, (2) which services each DLP policy covers and its mode (flagging the retail PCI/PII policies), and (3) recent DLP events from the unified audit log grouped by workload — the audit data you tune before blocking PAN and customer PII. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\RETAIL-Report.ps1 -Days 7 -CsvPath C:\Temp\retail-dlp.csv Sign in as a Compliance Administrator when prompted. Requires audit logging enabled (Requirement 2.8) for the DLP-event section to return data. EXPECTED RESULTS A label inventory, a DLP location/mode matrix (with a Retail/PCI flag), and a per-workload count of DLP rule matches for the window, optionally exported to CSV. Nothing is changed. .NOTES White-label — Purview / Retail. Read-only. PowerShell 5.1+/7+. Uses Get-Label / Get-DlpCompliancePolicy and Search-UnifiedAuditLog (RecordType DLP). > [CmdletBinding()] param( [int]$Days = 7, [string]$CsvPath )

How to run: powershell -ExecutionPolicy Bypass -File .\RETAIL-Report.ps1 -Days 7 -CsvPath C:\Temp\retail-dlp.csv Sign in as a Compliance Administrator when prompted. Requires audit logging enabled (Requirement 2.8) for the DLP-event section to return data. EXPECTED RESULTS A label inventory, a DLP location/mode matrix (with a Retail/PCI flag), and a per-workload count of DLP rule matches for the window, optionally exported to CSV. Nothing is changed. .NOTES White-label — Purview / Retail. Read-only. PowerShell 5.1+/7+. Uses Get-Label / Get-DlpCompliancePolicy and Search-UnifiedAuditLog (RecordType DLP). > [CmdletBinding()] param( [int]$Days = 7, [string]$CsvPath )

## RETAIL-Set-Scope.ps1

Purpose: Creates (or updates) the Microsoft Entra security group this solution targets its labels, DLP, and retention at — the pilot scope 'Purview - Retail Pilot' — and adds the supplied members. Then it reports the group's current membership count as a quick scope/health check. Use it to stand up Requirement 2.6 before publishing any policy, and to widen scope during Expand. Supports -WhatIf: previews without changing anything. HOW TO RUN Install-Module Microsoft.Graph -Scope CurrentUser Preview:  powershell -ExecutionPolicy Bypass -File .\RETAIL-Set-Scope.ps1 -Members user1@contoso.com,user2@contoso.com -WhatIf Apply:    powershell -ExecutionPolicy Bypass -File .\RETAIL-Set-Scope.ps1 -Members user1@contoso.com,user2@contoso.com Sign in with rights to create groups (Groups Administrator) when prompted. EXPECTED RESULTS The group exists (created if missing), the named members are added, and a membership-count health line is printed. -WhatIf previews without changing anything. .NOTES White-label — Purview / Retail. PowerShell 5.1+/7+. Uses Microsoft Graph PowerShell (Get-/New-MgGroup / New-MgGroupMemberByRef). > [CmdletBinding(SupportsShouldProcess=$true)] param( [string]$GroupName = 'Purview - Retail Pilot', [string[]]$Members = @() )

How to run: Install-Module Microsoft.Graph -Scope CurrentUser Preview:  powershell -ExecutionPolicy Bypass -File .\RETAIL-Set-Scope.ps1 -Members user1@contoso.com,user2@contoso.com -WhatIf Apply:    powershell -ExecutionPolicy Bypass -File .\RETAIL-Set-Scope.ps1 -Members user1@contoso.com,user2@contoso.com Sign in with rights to create groups (Groups Administrator) when prompted. EXPECTED RESULTS The group exists (created if missing), the named members are added, and a membership-count health line is printed. -WhatIf previews without changing anything. .NOTES White-label — Purview / Retail. PowerShell 5.1+/7+. Uses Microsoft Graph PowerShell (Get-/New-MgGroup / New-MgGroupMemberByRef). > [CmdletBinding(SupportsShouldProcess=$true)] param( [string]$GroupName = 'Purview - Retail Pilot', [string[]]$Members = @() )

## RETAIL-Validation.ps1

Purpose: Verifies the named objects this solution deploys are present and in the expected state: the retail sensitivity-label taxonomy is published, BOTH the PCI cardholder-data and customer-PII DLP policies exist (and reports each mode so you can see whether it has passed the audit gate into enforce/block), and the retention policy exists and is enabled. Pass/fail per the Testing Guide. Read-only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\RETAIL-Validation.ps1 Sign in as a Compliance Administrator when prompted. Optionally pass -PciDlpName / -PiiDlpName / -RetentionPolicyName / -LabelPolicyName to match your renamed objects. EXPECTED RESULTS "VALIDATION PASSED" when the label policy is enabled, both DLP policies are present, and the retention policy is enabled. Exit code 0 on pass, 1 on any gap. .NOTES White-label — Purview / Retail. Read-only. PowerShell 5.1+/7+. Uses Get-Label / Get-LabelPolicy / Get-DlpCompliancePolicy / Get-RetentionCompliancePolicy. > [CmdletBinding()] param( [string]$LabelPolicyName     = 'Label Policy - Retail Data Classification - Pilot', [string]$PciDlpName          = 'DLP Policy - Retail PCI Cardholder Data', [string]$PiiDlpName          = 'DLP Policy - Retail Customer PII', [string]$RetentionPolicyName = 'Retention Policy - Retail Baseline - 5 Year' )

How to run: powershell -ExecutionPolicy Bypass -File .\RETAIL-Validation.ps1 Sign in as a Compliance Administrator when prompted. Optionally pass -PciDlpName / -PiiDlpName / -RetentionPolicyName / -LabelPolicyName to match your renamed objects. EXPECTED RESULTS "VALIDATION PASSED" when the label policy is enabled, both DLP policies are present, and the retention policy is enabled. Exit code 0 on pass, 1 on any gap. .NOTES White-label — Purview / Retail. Read-only. PowerShell 5.1+/7+. Uses Get-Label / Get-LabelPolicy / Get-DlpCompliancePolicy / Get-RetentionCompliancePolicy. > [CmdletBinding()] param( [string]$LabelPolicyName     = 'Label Policy - Retail Data Classification - Pilot', [string]$PciDlpName          = 'DLP Policy - Retail PCI Cardholder Data', [string]$PiiDlpName          = 'DLP Policy - Retail Customer PII', [string]$RetentionPolicyName = 'Retention Policy - Retail Baseline - 5 Year' )