Microsoft Purview ITAR Compliance Program

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Microsoft Purview ITAR Compliance Program

White-label · Purview Solutions

The International Traffic in Arms Regulations (ITAR) govern defense articles and technical data on the U.S. Munitions List. For a data-security program the obligation is sharp: export-controlled technical data must not reach unauthorized persons — and under ITAR, giving a foreign person access to technical data, even inside your own systems, is a "deemed export" with serious legal consequence. Left to generic defaults, a USML drawing leaks through email, a USB drive, a browser upload, or simply a foreign colleague's access — and an audit or voluntary disclosure finds no evidence the controls existed.

This is a complete, deploy-it-in-order package that stands up an ITAR-aligned export-control program in Microsoft Purview: a sensitivity label that encrypts and restricts technical data to authorized U.S. persons, a custom classifier for your USML/ITAR markings, DLP that hard-blocks export-controlled data to unauthorized recipients (tuned in audit first, with endpoint coverage for USB/print/upload), defensible export-record retention, and export-control / NIST SP 800-171 evidence tracked in Compliance Manager. It is written for an administrator with no prior Purview experience.

## What you get

A plain-language Solution Overview of the export-control program and how the label, custom SIT, auto-

labeling, DLP, retention, and Compliance Manager work together.

A Requirements Guide with verify / implement-if-missing for every ITAR prerequisite — including the

sovereign-cloud (GCC High) and authorized-U.S.-person inputs.

An Implementation Guide of precise, ordered steps in the Microsoft Purview portal.

Five PowerShell scripts for posture discovery, coverage validation, a cross-control evidence report,

safe remediation of gaps, and an authorized-person pilot-scope group builder.

Testing and Troubleshooting guides for a confident rollout.

## What this delivers

A named, reusable set of objects — a control map, an ITAR Evidence – Register, a Sensitivity Label - ITAR Technical Data - Authorized US Persons label, a SIT - ITAR/USML Markers classifier, auto-labeling (simulated first), a DLP Policy - ITAR Export-Controlled policy, and export-record retention — deployed on the assess-design-pilot model with a mandatory DLP audit gate before any policy enforces, a recipient hard-block, and a documented rollback.

## The standard deployment model

Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce).

## Scope boundary

The solution provides the technical configuration and evidence. ITAR applicability, USML classification, the U.S.-person determination, licenses and agreements (TAA, DSP-5, etc.), the sovereign- cloud decision, retention schedules, and any voluntary-disclosure decision are export-control and legal determinations deferred to those functions.

## Outcome

Export-controlled technical data classified, encrypted to authorized U.S. persons, protected against unauthorized recipients, retained, and evidenced with Microsoft Purview — DLP tuned in audit before it hard-blocks, endpoint leak paths covered, and export-control / NIST 800-171 readiness — proven on a pilot before you scale, and never widened beyond authorized persons.

# 1. Solution Overview — Microsoft Purview ITAR Compliance Program

## What this delivers

This solution stands up an ITAR-aligned export-control program in Microsoft Purview. The International Traffic in Arms Regulations (ITAR, 22 CFR 120–130, administered by the U.S. State Department's DDTC) govern defense articles and technical data on the U.S. Munitions List (USML). The core data-security obligation: export-controlled technical data must not reach unauthorized persons — and under ITAR, granting a foreign person access to technical data (even inside your own tenant) is a "deemed export." This program maps that obligation to the Microsoft Purview controls that protect and evidence it — sensitivity labels that encrypt and restrict to authorized U.S. persons, DLP that blocks export-controlled data to unauthorized recipients, retention for export records, and Compliance Manager evidence — configured, piloted in simulation/test, validated, and operable.

## Why ITAR needs Purview

Protection must travel with the data. A USML technical-data document shared to a foreign person is

an unauthorized export; a label that encrypts and restricts to authorized U.S. persons keeps the   protection with the file, not at the network boundary.

Deemed exports are an access problem. ITAR treats access-by-a-foreign-person as an export —

access controls, labeling, and DLP recipient conditions are the technical mitigations.

Evidence matters. A voluntary disclosure or an audit expects demonstrable controls and records —

Purview supplies labels, DLP, audit, and a control-evidence register.

Sovereign cloud. ITAR data generally requires a U.S. sovereign cloud (GCC High); this is a

licensing/tenant determination the program flags, not a technical default.

## How it works in Purview

A sensitivity label — Sensitivity Label - ITAR Technical Data - Authorized US Persons —

encrypts and restricts technical data to authorized U.S. persons / named recipients only, with    export-control marking.

A custom sensitive-information type (USML/ITAR markers) and/or the export-control SITs help detect

technical data at scale, run first in simulation.

DLP detects export-controlled data and hard-blocks sends to unauthorized (foreign/unlisted)

recipients across Exchange, SharePoint, OneDrive, Teams, and managed endpoints — deployed audit-    first, tuned, then enforced.

Retention keeps export records for the required period with defensible disposal.

Compliance Manager tracks the export-control / NIST SP 800-171 improvement actions so the program

is evidenced, not just configured.

## What you can control

The label's encryption/permissions (authorized U.S. persons only) and export-control marking.

Detection (custom USML/ITAR SIT, export-control SITs) and whether auto-labeling applies it.

DLP scope, the recipient conditions (hard-block to unauthorized/foreign persons), and endpoint actions

(USB, print, upload).

Export-record retention duration and disposition.

## Benefits

Deemed-export risk reduced — technical data encrypted and restricted to authorized U.S. persons,

protection travelling with the file.

Unauthorized sends hard-blocked — DLP prevents export-controlled data reaching unauthorized

recipients, tuned in audit first.

Endpoint leak paths covered — USB, print, and browser-upload of technical data governed.

Audit-ready evidence — controls mapped and evidenced in Compliance Manager.

## Limitations (be honest with buyers)

Auto-labeling at rest, endpoint DLP, trainable classifiers, advanced records, and premium Compliance

Manager assessments require Microsoft 365 E5 / E5 Compliance; ITAR data generally requires GCC   High — the Requirements Guide names the licensing/cloud; verify your licensing/tenant.

**ITAR applicability, USML classification (what is a defense article / technical data), U.S.-person

determination, licensing/agreements (e.g. TAA, DSP-5), and any voluntary-disclosure decision are   export-control/legal determinations. This solution provides the technical method and evidence, not**   the determination.

A Compliance Manager template specific to ITAR may not exist in your plan/cloud — where absent,

evidence the controls against NIST SP 800-171 / a custom assessment and record the mapping;   verify your tenant.

Purview protects data in Microsoft 365; engineering/PLM systems, file shares, and physical media

outside M365 are out of scope unless their data lands in M365 workloads.

## The standard deployment model

Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with a DLP audit gate before any policy enforces, simulation for auto-labeling, and a documented rollback.

# 2. Requirements Guide — Microsoft Purview ITAR Compliance Program

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites are in global-requirements-purview.md (licensing, least-privilege roles, S&C PowerShell/Graph toolchain, in-scope data, compliance/records/legal stakeholders, and a pilot scope with change control) — this guide adds the ITAR-specific prerequisites and does not repeat the six.

## 2.1 Microsoft 365 + Purview licensing and a U.S. sovereign cloud (GCC High)

Description: Licensing that includes the capabilities the program uses — labels + baseline DLP in E3 / Business Premium; auto-labeling at rest, endpoint DLP, trainable classifiers, advanced records, premium Compliance Manager in E5 / E5 Compliance — and the appropriate U.S. sovereign cloud (typically GCC High) for ITAR technical data. Why: The advanced controls are plan-gated; ITAR data generally must reside in a U.S.-person-operated sovereign cloud (GCC High), a legal/tenant determination. Verify: M365 admin center → Billing → Licenses; confirm the cloud/tenant (GCC High) with export-control/legal; run ITAR-Discovery.ps1. Verify your licensing/tenant — availability and cloud are determinative. Implement: Assign the required plan; confirm the correct sovereign cloud with export-control/legal before placing ITAR data. The cloud/tenant determination is deferred to those functions.

## 2.2 Least-privilege Purview roles with export-control role separation

Description: Least-privilege roles to create labels, DLP, retention, and read posture — e.g. Compliance Administrator (or Information Protection Admin + Data Loss Prevention), Records Management, and Compliance Manager roles — held by authorized U.S. persons where they can access technical data, with HR/privacy-sensitive roles separated. Why: Purview uses fine-grained role groups; ITAR expects least privilege and that persons with access to technical data are authorized U.S. persons. Verify: https://purview.microsoft.com → Settings → Roles and scopes → Role groups; confirm membership and that access-bearing roles are held by authorized U.S. persons; capture as ITAR Roles – Separation Evidence. Implement: Assign least-privilege role groups under change control; the U.S.-person determination for role holders is an export-control/HR determination, deferred.

## 2.3 ITAR/USML scope and authorized-U.S.-person list decided

Description: A determination of what technical data is ITAR/USML-controlled (which categories, programs, documents) and who the authorized U.S. persons are — the two inputs that drive the label's permissions and the DLP recipient conditions. Why: The label encryption (restrict to authorized U.S. persons) and DLP hard-block depend on knowing what is controlled and who may access it; both are export-control determinations, not IT defaults. Verify: A scope statement (controlled data categories) and an authorized-U.S.-person list exist, recorded as ITAR Scope – Record, signed off by export-control/legal. Implement: Convene export-control, legal, and program owners to set scope and the authorized-person list before authoring policies (Implementation Step 2). The determinations are deferred.

## 2.4 Detection building blocks (USML/ITAR markers, export-control SITs)

Description: The identifiers that flag ITAR technical data — USML category / program markings, export-control banners, part/drawing patterns — captured so a custom sensitive-information type (SIT) can detect them, plus a decision on using any available export-control SITs. Why: Generic PII/financial detectors miss export-controlled technical data; a custom SIT keyed to your markings materially improves DLP and auto-labeling accuracy. Verify: A sample of real ITAR markings/patterns exists (regex-able); confirm export-control SIT availability in the Purview portal. Implement: Provide sample markers so SIT - ITAR/USML Markers can be built (Implementation Step 5); confirm SIT availability before relying on it.

## 2.5 External-sharing / recipient model agreed (authorized recipients only)

Description: How technical data may (and may not) be shared — the authorized recipients (named U.S. persons/domains under an approved agreement) and the rule that unauthorized/foreign recipients are hard-blocked. Why: ITAR lives on strict recipient control; the label permissions and DLP recipient conditions enforce it. Getting this wrong is an unauthorized export. Verify: An authorized-recipient list and the per-label/DLP sharing rule exist, tied to any approved licenses/agreements (a legal input). Implement: Capture authorized recipients and the hard-block rule with export-control/legal before configuring label encryption and DLP recipient conditions.

## 2.6 Export-records retention captured

Description: The retention schedule for export records (the records ITAR/recordkeeping rules require be kept, and for how long) — sourced from records/compliance/legal, not guessed. Why: ITAR recordkeeping obligations require export records be retained; durations are records/legal determinations. Verify: A retention schedule source for export records exists with named approvers. Implement: Obtain the schedule; configure Retention Label - Export Records - Retention accordingly (Implementation Step 5). Retention determinations are deferred.

## 2.7 Audit logging enabled

Description: Microsoft Purview audit (unified audit log) is on — the evidence source for DLP tuning, technical-data access, and export-control audit evidence. Why: DLP tuning, coverage reporting, and export-control/NIST evidence read audit/activity data. Verify: Purview → Audit returns results; run ITAR-EvidenceReport.ps1. Implement: Turn on auditing in the Purview Audit solution; allow time to populate.

## 2.8 Export-control / NIST 800-171 control baseline captured

Description: The control set the program must evidence — an ITAR/export-control template where available, or NIST SP 800-171 / a custom assessment where an ITAR-specific template is absent — sourced from export-control/compliance. Why: The control baseline drives which Purview controls you evidence in Compliance Manager; template availability varies by plan/cloud. Verify: The applicable control baseline is documented with named approvers; confirm template availability in Compliance Manager. Implement: Load the available template (Implementation Step 3); where an ITAR template is absent, evidence against NIST SP 800-171 / a custom assessment. Applicability is an export-control determination, deferred.

## 2.9 Change control for enforce-mode changes

Description: A documented change-control / rollback process for switching DLP from audit to enforce, turning auto-labeling out of simulation, or activating a retention policy that deletes export records. Why: Enforce-mode DLP can block legitimate program work; auto-labeling mistakes are user-visible; retention deletion is irreversible — but under-blocking export-controlled data is an unauthorized export. Verify: A change ticket exists with an approver, ITAR - Authorized Persons Pilot scope, and a documented rollback. Implement: Record the change, name the pilot scope, define the rollback, and get approval before enforcing.

__________________________________________________

## Checklist

M365 + Purview licensing (E3/Business Premium for labels + basic DLP; E5 / E5 Compliance for advanced controls) and GCC High for ITAR data — ITAR-Discovery.ps1

Least-privilege Purview roles; access-bearing roles held by authorized U.S. persons — ITAR Roles – Separation Evidence

ITAR/USML scope + authorized-U.S.-person list decided (determinations deferred) — ITAR Scope – Record

Detection building blocks (USML/ITAR markers) supplied; export-control SIT availability confirmed

Authorized-recipient model + hard-block-to-unauthorized rule agreed (legal/agreements)

Export-records retention schedule captured (records/compliance/legal)

Purview audit logging enabled — ITAR-EvidenceReport.ps1

Export-control / NIST 800-171 control baseline captured; Compliance Manager template confirmed

Change control + rollback for enforce-mode / auto-labeling / retention deletion

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — Microsoft Purview ITAR Compliance Program

Follow these steps in order, in the Microsoft Purview portal (https://purview.microsoft.com). Portal paths and cmdlets are current at authoring; Purview evolves and features are licensing-/cloud- dependent — verify your licensing/tenant and treat any absent feature as a plan/cloud gap (Requirement 2.1), not a step error. ITAR technical data generally requires GCC High — confirm the cloud with export-control/legal before placing any controlled data.

Model: Baseline the posture and roles, design the export-control map and authorized-person model with export-control/legal, create the assessment and evidence register, add detection, and pilot every high-impact control in simulation/test before enforcing — validating each on ITAR - Authorized Persons Pilot before you expand. Pattern: Assess → Design → Configure → Pilot (simulate) → Validate → Expand.

Determinations stay with export-control/legal. ITAR applicability, USML classification, the U.S.-person determination, licenses/agreements (TAA, DSP-5, etc.), retention schedules, and any voluntary-disclosure decision are export-control/legal calls. This guide configures the method and collects evidence; it does not make the ruling.

The named objects created below are reused verbatim in Testing, Troubleshooting, and the scripts:

| Object | Name |
| --- | --- |
| Export-control assessment (pilot → production) | ITAR Assessment – Export Control – Pilot, ITAR Assessment – Export Control – Production |
| Control map | ITAR Control Map – Export Controls |
| Action plan / evidence register | ITAR Action Plan – Pilot, ITAR Evidence – Register |
| Scope / authorized-person record | ITAR Scope – Record |
| Role-separation evidence | ITAR Roles – Separation Evidence |
| Sensitivity label | Sensitivity Label - ITAR Technical Data - Authorized US Persons |
| Custom SIT | SIT - ITAR/USML Markers |
| Auto-labeling policy | Auto-Label - ITAR Technical Data - Pilot |
| DLP policy | DLP Policy - ITAR Export-Controlled - Audit (renamed ... - Enforce at the gate) |
| Retention label | Retention Label - Export Records - Retention |
| Posture report | ITAR Posture – Report |

## Step 1 — Baseline the posture and roles (Assess)

Confirm licensing and the sovereign cloud (GCC High) (Requirement 2.1) and whether an

export-control / NIST SP 800-171 assessment template is available in Purview → Compliance    Manager → Assessment templates.

Run ITAR-Discovery.ps1 to capture the current state: existing labels, DLP policies (and mode),

retention policies, the custom SIT, export-control SITs, and the Purview role groups and members.

Confirm least-privilege role separation and that access-bearing roles are held by **authorized

U.S. persons** (Requirement 2.2); save the role snapshot as ITAR Roles – Separation Evidence.

Gate: licensing + cloud confirmed, a usable assessment template visible, roles separated. If the

template is missing, plan to evidence against NIST SP 800-171 / a custom assessment.

## Step 2 — Design the scope, authorized persons, and the control map (Design)

With export-control, legal, and program owners, confirm what technical data is ITAR/USML-controlled

and the authorized-U.S.-person list; record both as ITAR Scope – Record.

Build ITAR Control Map – Export Controls — map each in-scope obligation to the Purview control that

evidences it. A common baseline:

| Export-control obligation | Purview control (evidence) |
| --- | --- |
| Protect technical data; prevent unauthorized/deemed export | Sensitivity label (encrypt + restrict to authorized U.S. persons), access controls |
| Prevent export-controlled data reaching unauthorized recipients | DLP hard-block on recipient conditions; endpoint DLP (USB/print/upload) |
| Detect technical data at scale | Custom SIT (SIT - ITAR/USML Markers) + auto-labeling (simulation first) |
| Retain export records | Data lifecycle / retention labels; disposition review |
| Accountability / audit | Audit (unified audit log); Compliance Manager evidence register |
| Control baseline (where no ITAR template) | NIST SP 800-171 assessment / custom assessment |

USML classification, the U.S.-person determination, and licenses/agreements are export-control/legal

determinations — capture the decisions, not assumptions.

## Step 3 — Create the pilot assessment (Configure)

Purview → Compliance Manager → Assessments → Add assessment.

Choose an ITAR / export-control template where available, otherwise NIST SP 800-171 (or a

custom assessment) as the evidence baseline (verify your tenant).

Name: ITAR Assessment – Export Control – Pilot. Assign the group/scope and create it.

The assessment now lists improvement actions, each with a score impact, an owner field, an

implementation status, a test status, and an evidence slot.

## Step 4 — Build the action plan and evidence register

In ITAR Assessment – Export Control – Pilot, assign each improvement action an owner and a target

date — this is ITAR Action Plan – Pilot.

Create the evidence register ITAR Evidence – Register — for each mapped control, record the owner,

implementation status, test status, and the proof location (policy name, audit export, screenshot, or    ITAR-EvidenceReport.ps1 CSV).

Enable automatic testing where eligible (Purview → Compliance Manager → Settings). Only

eligible actions auto-test; the rest are manual — verify availability.

## Step 5 — Configure the technical-data controls (pilot in simulation/test)

Each high-impact control below is piloted in simulation/test on ITAR - Authorized Persons Pilot before enforcement. Where the organization already runs an export-control label/DLP pack, reuse and evidence it rather than re-creating it.

Sensitivity label. Purview → Information Protection → Sensitivity labels → Create a label →

Sensitivity Label - ITAR Technical Data - Authorized US Persons (scope Items; configure    encryption restricting to authorized U.S. persons / named recipients only; add an    export-control header/footer marking). Publish it to ITAR - Authorized Persons Pilot via a label    policy.

Custom SIT. Data classification → Classifiers → Sensitive info types → Create →

SIT - ITAR/USML Markers (regex for your USML/export-control markings + supporting keywords; set    confidence/proximity). Test with real and decoy samples.

Auto-labeling (simulation). Information Protection → Auto-labeling → Create →

Auto-Label - ITAR Technical Data - Pilot; condition = SIT - ITAR/USML Markers (and/or export-control    SITs); apply the label above; choose Run policy in simulation mode — do not turn it on.

DLP in audit. Data Loss Prevention → Policies → Create → `DLP Policy - ITAR Export-Controlled -

Audit; locations = Exchange, SharePoint, OneDrive, Teams, Devices (as licensed), scoped to    ITAR - Authorized Persons Pilot; rules match the label and/or SIT - ITAR/USML Markers`, with a    recipient condition flagging sends to unauthorized/foreign recipients (Requirement 2.5); action    = audit only (policy tips on, no block); Run the policy in test mode. Audit endpoint actions    (copy to USB, print, browser upload).

Retention (export records). Data Lifecycle Management → Retention labels → Create →

Retention Label - Export Records - Retention (duration/end action from the retention schedule —    Requirement 2.6); use disposition review. Publish/auto-apply to the pilot scope.

## Step 6 — Pilot and tune (the audit gate)

Let the audit-mode DLP and simulation auto-labeling run against ITAR - Authorized Persons Pilot for

the agreed window.

Review matches in Purview → Data Loss Prevention → Alerts / Activity explorer and the

auto-labeling Simulation; run ITAR-EvidenceReport.ps1 for a coverage + DLP-event summary.

Tune out false positives (SIT confidence/proximity, instance counts, authorized-recipient exceptions).

Gate: only when the audit shows the controls match real technical data and correctly flag

unauthorized recipients — without blocking authorized program work — do you promote to enforce    (Step 7). If still noisy, keep tuning — do not enforce.

## Step 7 — Promote to enforce (after the gate)

DLP → enforce. Open DLP Policy - ITAR Export-Controlled - Audit → Edit; rename to

DLP Policy - ITAR Export-Controlled - Enforce; set the recipient rule to hard-block sends to    unauthorized/foreign recipients (keep authorized recipients as exceptions); enforce endpoint actions as    the business requires; Turn the policy on for the pilot scope first.

Auto-labeling → on. After the simulation is clean, turn Auto-Label - ITAR Technical Data - Pilot

on (out of simulation).

Rollback (if needed): set the DLP policy back to Test mode, turn auto-labeling back to

simulation, or disable the retention policy. Note: for ITAR, under-blocking is an unauthorized-    export risk — prefer keeping the recipient hard-block on and tuning exceptions, not disabling.

## Step 8 — Validate

Complete the Testing Guide against ITAR - Authorized Persons Pilot.

Run ITAR-Validation.ps1 (label published, DLP present + mode, retention present, audit on) and

ITAR-EvidenceReport.ps1 (classification + DLP-event coverage; audit sample).

Gate: all pass/fail gates in the Testing Guide met; evidence recorded for each mapped control.

## Step 9 — Report and expand

Produce ITAR Posture – Report from Compliance Manager (score, per-action status, evidence) plus the

ITAR-EvidenceReport.ps1 coverage output.

Promote the assessment to ITAR Assessment – Export Control – Production; widen the label policy, the

DLP enforce policy, and the retention policy from the pilot to the full authorized-person scope once    the pilot passes. Never widen beyond authorized U.S. persons — that is the whole point.

Re-validate each expansion with ITAR-Validation.ps1 and ITAR-EvidenceReport.ps1; run the

maintenance cadence (re-score, re-test, refresh evidence) on a defined schedule. Applicability, USML    classification, and any disclosure decision remain export-control/legal determinations.

__________________________________________________

### Order of operations

Baseline + roles + cloud → scope + authorized persons + control map → assessment (pilot) → action plan + evidence register → technical-data controls (custom SIT, simulation/audit) → audit gate → enforce (hard-block unauthorized) → validate → report + expand (authorized persons only)

# 5. Testing Guide — Microsoft Purview ITAR Compliance Program

Run after the pilot assessment and controls are configured on ITAR - Authorized Persons Pilot (Implementation Steps 3–5), before the audit gate (Step 6), and again after each expansion. Each test states what to do and the expected result; the pass/fail gate is at the end. Use synthetic test markings — never real USML technical data in a test that could reach an unauthorized person.

## Test 1 — Export-control assessment created and scored

Do: Purview → Compliance Manager → Assessments → open ITAR Assessment – Export Control – Pilot. Expected: The assessment exists against the export-control / NIST SP 800-171 template, shows a Compliance Score, and lists improvement actions with owner / implementation status / test status / evidence slots.

## Test 2 — Roles separated; access held by authorized U.S. persons

Do: Purview → Settings → Roles and scopes → Role groups, or run ITAR-Discovery.ps1 (role report). Expected: Roles are least-privilege; roles that can access technical data are held by authorized U.S. persons; HR/privacy-sensitive roles are separated — captured as ITAR Roles – Separation Evidence. (The U.S.-person determination itself is export-control/HR's.)

## Test 3 — Scope, authorized-person list, and control map complete

Do: Review ITAR Scope – Record, ITAR Control Map – Export Controls, and ITAR Evidence – Register. Expected: The controlled-data scope and authorized-U.S.-person list are recorded; every in-scope obligation maps to a named Purview control with an owner and evidence location; no in-scope obligation is unmapped.

## Test 4 — Label encrypts and restricts to authorized U.S. persons

Do: Apply Sensitivity Label - ITAR Technical Data - Authorized US Persons to a test document, then attempt to open it as (a) an authorized pilot user and (b) an out-of-scope/unauthorized user. Or run ITAR-Validation.ps1. Expected: The item is encrypted and shows the export-control marking; the authorized user opens it per the label's permissions; the unauthorized user is denied.

## Test 5 — Custom SIT detects an ITAR/USML marking

Do: Purview → Data classification → Sensitive info types → open SIT - ITAR/USML Markers → Test, using sample content with a real-format marking and decoy text. Expected: The SIT matches the marking at the configured confidence and does not match the decoys.

## Test 6 — Auto-labeling simulation matches technical data

Do: Purview → Information Protection → Auto-labeling → open Auto-Label - ITAR Technical Data - Pilot → Simulation. Expected: The simulation lists items containing ITAR/USML markings and proposes the label — and does not flag routine, non-controlled content.

## Test 7 — DLP is auditing (before the gate)

Do: As a pilot user, email a test message containing a labelled/marked test item to an unauthorized/ external address; check Purview → Data Loss Prevention → Alerts / Activity explorer. Or run ITAR-EvidenceReport.ps1. Expected: DLP Policy - ITAR Export-Controlled - Audit records the match (policy tip shown, no block) — the audit gate has data to review.

## Test 8 — DLP hard-blocks unauthorized recipients (after the gate)

Do: After Implementation Step 7, repeat Test 7 against DLP Policy - ITAR Export-Controlled - Enforce; also (endpoint) attempt to copy a labelled item to a USB drive. Expected: The send to the unauthorized recipient is hard-blocked; the USB copy is blocked/audited per the endpoint rule; each event is logged. Sends to authorized recipients still succeed.

## Test 9 — Export-record retention applied

Do: Apply Retention Label - Export Records - Retention to a test item and attempt to delete it before the period. Or run ITAR-Validation.ps1. Expected: The item is retained/dispositioned per the schedule; disposition review holds deletion for review rather than auto-deleting.

## Test 10 — Audit and coverage evidence

Do: Run ITAR-EvidenceReport.ps1. Expected: A label inventory, a DLP service/mode matrix, a per-workload DLP-event count, and an audit-log sample — the cross-control evidence for the register.

## Test 11 — Posture report produced

Do: Produce ITAR Posture – Report (Compliance Manager score + ITAR-EvidenceReport.ps1 output). Expected: A score, per-action status, and evidence summary suitable for export-control/compliance review.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Design pass | Tests 1–3 pass — assessment scored, roles separated with authorized U.S. persons, scope/authorized-person list and control map complete |
| Pilot pass | Tests 4–7, 9 pass on the pilot; DLP audit correctly flags unauthorized recipients without blocking authorized work |
| Audit gate | DLP audit reviewed and tuned; only then is Test 8 (enforce/hard-block) run |
| Expand pass | Tests 4, 7/8, 9, 10, 11 pass after widening to the full authorized-person scope; evidence refreshed in ITAR Evidence – Register; scope never widened beyond authorized U.S. persons |

# 6. Troubleshooting Guide — Microsoft Purview ITAR Compliance Program

Common field issues for the ITAR export-control program and how to resolve them. Objects are named verbatim from the Implementation Guide. Most problems are licensing/cloud gaps, replication delay, or audit not-yet-tuned — not step mistakes. When a feature is simply absent, treat it as a plan/cloud gap (Requirement 2.1) and verify your licensing/tenant first. Remember the boundary: ITAR applicability, USML classification, the U.S.-person determination, licenses/agreements, the sovereign- cloud decision, retention schedules, and any voluntary-disclosure decision are export-control/legal determinations — the tooling configures and evidences, it does not decide. And for ITAR, under-blocking is an unauthorized-export risk — prefer keeping the recipient hard-block on and tuning exceptions.

## ITAR data is in the wrong cloud

Symptom: Uncertainty whether the tenant/cloud is appropriate for ITAR technical data.

Likely cause: ITAR data generally requires a U.S. sovereign cloud (GCC High) (Requirement 2.1).

Resolve: Confirm the cloud/tenant with export-control/legal before placing any controlled data.

This is a legal/tenant determination, not a technical default — verify your licensing/tenant.

## The label doesn't restrict to authorized U.S. persons

Symptom: An authorized user is blocked, or an unauthorized user can open a labelled item.

Likely cause: The label's encryption permissions don't match the authorized-U.S.-person list, or

replication delay.

Resolve: Open Sensitivity Label - ITAR Technical Data - Authorized US Persons and confirm the

encryption permissions restrict to the authorized list (Requirement 2.3); allow propagation; re-test.   The U.S.-person / authorized-recipient determination is export-control/legal's — capture it, don't   invent it.

## The custom SIT matches too much or too little

Symptom: SIT - ITAR/USML Markers fires on ordinary text or misses real markings.

Likely cause: Regex too broad/narrow, wrong confidence level, or too-wide proximity; missing

supporting keywords.

Resolve: Open the SIT → Test with real and decoy samples; tighten the regex, raise the

confidence, add supporting keywords, reduce proximity. Prefer available export-control SITs where   present.

## Auto-labeling simulation shows nothing (or the wrong items)

Symptom: Auto-Label - ITAR Technical Data - Pilot simulation is empty or mislabels.

Likely cause: Simulation still crawling; the condition/label is wrong; no matching content in scope.

Resolve: Let the simulation complete; confirm the condition uses SIT - ITAR/USML Markers and

applies the correct label; seed a pilot site with sample marked content; re-run. Never turn the policy   on until the simulation is clean.

## DLP records nothing in audit

Symptom: No policy tips or events from DLP Policy - ITAR Export-Controlled - Audit.

Likely cause: Policy still deploying; audit off (Requirement 2.7); location out of scope;

endpoint devices not onboarded.

Resolve: Confirm auditing is on and returning results (ITAR-EvidenceReport.ps1); verify locations/

scope; for endpoint rules, confirm devices show under Settings → Device onboarding.

## DLP blocks authorized program work after enforce

Symptom: After enforce, sends to authorized recipients are blocked.

Likely cause: The authorized recipients (Requirement 2.5) aren't in the DLP recipient exceptions, or

the policy was enforced before the audit gate was clean.

Resolve: Add the authorized recipients as exceptions; **keep the hard-block to unauthorized/foreign

recipients on** and tune the exceptions rather than disabling the rule (under-blocking is an   unauthorized-export risk). Re-tune in audit if needed, then re-enforce.

## Unauthorized/foreign send is NOT blocked

Symptom: A send of marked/labelled data to an unauthorized recipient goes through.

Likely cause: The DLP recipient condition is mis-scoped, the policy is still in test mode, or the

content wasn't detected (SIT/label).

Resolve: This is the highest-priority failure — confirm the DLP policy is in Enforce with the

recipient hard-block, that the item is labelled/detected, and that the recipient condition covers   the domains. Deemed exports are an access/recipient problem — fix detection and the recipient rule.

## Endpoint DLP rules don't fire (USB / print / upload)

Symptom: Copy-to-USB, print, or upload of a marked item isn't audited/blocked.

Likely cause: Workstations aren't onboarded, or Devices isn't a location on the policy.

Resolve: Onboard devices, confirm they appear under device onboarding, and ensure the DLP policy

includes Devices with the endpoint actions.

## Label encryption breaks a legacy engineering app

Symptom: An encrypted technical-data file won't open in a legacy app.

Likely cause: The application doesn't understand Microsoft Purview encryption/rights.

Resolve: Pilot encryption on a small scope; for apps that can't consume protection, adjust the

label's permissions or exclude those paths from auto-labeling; validate with data owners before broad   enforcement.

## Retention isn't applying (export records)

Symptom: Retention Label - Export Records - Retention doesn't behave as expected.

Likely cause: Policy still propagating; wrong locations; duration/end-action from a guess.

Resolve: Confirm the policy is On and scoped (ITAR-Validation.ps1); use **disposition

review. Retention durations are a records/legal determination** — confirm the schedule.

## Export-control / ITAR assessment template not available

Symptom: An ITAR-specific Compliance Manager template can't be found.

Likely cause: No ITAR-specific template in your plan/cloud.

Resolve: Evidence the controls against NIST SP 800-171 / a custom assessment and record the

mapping (Requirement 2.8); verify your tenant. Applicability remains an export-control determination.

## PowerShell can't connect or a cmdlet is missing

Symptom: Connect-IPPSSession / Connect-MgGraph fails or a cmdlet is unavailable.

Likely cause: Modules missing/old, MFA/modern-auth blocked, or (for GCC High) the wrong endpoint.

Resolve: Install-Module ExchangeOnlineManagement -Scope CurrentUser (and Microsoft.Graph for the

scope script); for GCC High confirm the correct sovereign endpoints; sign in with an MFA-capable   authorized-U.S.-person Compliance Administrator; retry. A cmdlet still missing after a good connection is   a plan/cloud gap — verify your tenant.

__________________________________________________

### Escalation & rollback

| Situation | Action |
| --- | --- |
| DLP enforce blocks authorized work | Add authorized-recipient exceptions; keep the unauthorized hard-block on; re-tune in audit |
| Unauthorized send not blocked | Highest priority — fix detection + recipient hard-block; confirm Enforce mode |
| Auto-labeling mislabels | Return the policy to simulation; fix the rule; re-simulate |
| Retention deleting wrongly | Disable the retention policy; enable disposition review; confirm the schedule with records/legal |
| Feature genuinely absent | Treat as licensing/cloud gap (Req 2.1) — verify your licensing/tenant |
| Applicability / USML / U.S.-person / disclosure question | Determination deferred to export-control/legal — capture, don't decide |

# 7. Best Practices — Microsoft Purview ITAR Compliance Program

Restrict to authorized U.S. persons — and let export-control/legal draw the lines. The whole

program hinges on two determinations: what is ITAR/USML-controlled and who is an authorized U.S.   person. Both are export-control/legal calls — capture them in ITAR Scope – Record, never invent   them.

Confirm the sovereign cloud first. ITAR technical data generally requires GCC High; verify the

cloud/tenant with export-control/legal before any controlled data lands. This is a licensing/tenant   determination, not a technical default — verify your licensing/tenant.

Protect what travels. Use label encryption restricted to authorized U.S. persons so a technical-

data document stays protected wherever it goes — a network boundary doesn't prevent a deemed export; a   label that travels does.

Treat access as export. Under ITAR, a foreign person's access to technical data is a deemed

export — so least privilege, authorized-person scoping, and DLP recipient conditions are the core   mitigations, not afterthoughts.

Build a custom SIT for your markings. Generic detectors miss export-controlled technical data; a

SIT - ITAR/USML Markers keyed to your real markings is the single biggest accuracy win for DLP and   auto-labeling.

Simulate auto-labeling. Always run Auto-Label - ITAR Technical Data - Pilot in simulation and

review matches before turning it on — it labels controlled data at scale and mistakes are visible.

Audit DLP before you enforce — then hard-block unauthorized recipients. Run

DLP Policy - ITAR Export-Controlled - Audit in test mode, tune out false positives (authorized   recipients), and only then enforce. For ITAR, prefer keeping the recipient hard-block on and tuning   exceptions over disabling — under-blocking is an unauthorized-export risk.

Cover the endpoint. Onboard workstations so endpoint DLP governs **copy to USB, print, and browser

upload** of technical data — common real-world leak paths.

Retain export records, with disposition review. Set export-record retention from the schedule (a

records/legal determination); use disposition review so nothing is auto-deleted unreviewed.

Evidence continuously. Work the mapped improvement actions in Compliance Manager as you configure

(an export-control template where available, otherwise NIST SP 800-171 / a custom assessment) so the   program is audit-ready — configuration without evidence is not compliance.

Name every object by purpose and stage. Use <Purpose> - <Scope> - <Stage> (rename ... - Audit

to ... - Enforce at the gate) so the portal shows exactly where each control sits.

Never widen beyond authorized persons. When you expand from pilot to production, expand the scope

within the authorized-U.S.-person population only — never to "All users."

Document the objects and the rollback. Record the scope, authorized-person list, SIT, policy names,

authorized recipients, and the rollback (revert DLP to audit while keeping the hard-block; auto-labeling   to simulation; disable a retention policy) for repeatability and change control. Applicability, USML   classification, U.S.-person status, and any disclosure decision remain export-control/legal's.

# 8. Deliverables Summary — Microsoft Purview ITAR Compliance Program

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | What the ITAR export-control program is — label encryption to authorized U.S. persons, DLP hard-block, retention, and Compliance Manager evidence — benefits and limitations |
| 2. Requirements Guide | Every ITAR-specific prerequisite with Verify / Implement-if-missing (licensing + GCC High, roles, scope + authorized persons, detection, recipient model, retention, control baseline) |
| Global Requirements (Purview) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered steps: baseline + cloud, scope + authorized persons + control map, assessment, action plan & evidence register, technical-data controls (custom SIT, simulation/audit), audit gate, enforce (hard-block), validate, expand |
| 5. Testing Guide | Validation procedures with pass/fail gates and the DLP audit gate |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations for export-controlled technical data |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| ITAR-Discovery.ps1 | Reports the tenant's export-control-relevant posture — labels, DLP policies (and mode), retention, the custom SIT, export-control SITs, audit signal, and Purview role groups (role-separation readiness); read-only |
| ITAR-Validation.ps1 | Confirms the named objects are in place — ITAR label published, DLP present (and its mode), retention present, audit on — pass/fail with exit code |
| ITAR-EvidenceReport.ps1 | Cross-control evidence: label inventory, DLP service/mode matrix, per-workload DLP-event counts, and an audit-log sample — optionally exported to CSV for ITAR Evidence – Register |
| ITAR-Remediation.ps1 | Safe remediation of low-risk gaps (default -WhatIf) — enables a disabled label/retention policy; never auto-enforces DLP (the audit gate is a human decision) |
| ITAR-Set-Scope.ps1 | Builds/updates the ITAR - Authorized Persons Pilot Microsoft Entra security group for piloting and expansion within the authorized-U.S.-person population |

## What the buyer receives

This implementation guide as a Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable program following the model: **Assess → Design → Configure → Pilot (simulate) →

Validate → Expand**, with a DLP audit gate before enforce, a recipient hard-block, and a documented   rollback.

## Outcome

An ITAR-aligned export-control program in Microsoft Purview — technical data encrypted and restricted to authorized U.S. persons, DLP that hard-blocks unauthorized recipients (tuned in audit first, with endpoint coverage), defensible export-record retention, and export-control / NIST 800-171 evidence in Compliance Manager — proven on a pilot before you scale, and never widened beyond authorized persons. ITAR applicability, USML classification, the U.S.-person determination, licenses/agreements, retention schedules, and any voluntary-disclosure decision remain export-control and legal determinations.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## ITAR-Discovery.ps1

Purpose: Connects to Security & Compliance PowerShell and reports the "what exists today" baseline for the ITAR program: sensitivity labels and label policies, DLP policies (with mode: test/audit vs enforce), retention labels/policies, the custom ITAR/USML sensitive-info type and any export- control SITs, and the Purview role groups + members (role-separation readiness). Compliance Manager assessments (export-control / NIST 800-171) are portal-driven and NOT created here. HOW TO RUN Install-Module ExchangeOnlineManagement -Scope CurrentUser powershell -ExecutionPolicy Bypass -File .\ITAR-Discovery.ps1 Sign in as a least-privilege Compliance Administrator (an authorized U.S. person for ITAR data). EXPECTED RESULTS Lists of labels (name, priority, encryption), label policies, DLP policies (name + MODE — flags any already enforcing), retention labels/policies, the custom SIT 'SIT - ITAR/USML Markers' (present/absent), export-control SITs, and Purview role groups with member counts. Read-only. .NOTES White-label — Purview Solutions. Read-only. Verify licensing/tenant (advanced features need E5 / E5 Compliance; ITAR data generally needs GCC High). Uses Get-Label / Get-LabelPolicy / Get-DlpCompliancePolicy / Get-RetentionCompliancePolicy / Get-ComplianceTag / Get-DlpSensitiveInformationType / Get-RoleGroup / Get-RoleGroupMember. > [CmdletBinding()] param( [string]$SitName = 'SIT - ITAR/USML Markers' )

How to run: Install-Module ExchangeOnlineManagement -Scope CurrentUser powershell -ExecutionPolicy Bypass -File .\ITAR-Discovery.ps1 Sign in as a least-privilege Compliance Administrator (an authorized U.S. person for ITAR data). EXPECTED RESULTS Lists of labels (name, priority, encryption), label policies, DLP policies (name + MODE — flags any already enforcing), retention labels/policies, the custom SIT 'SIT - ITAR/USML Markers' (present/absent), export-control SITs, and Purview role groups with member counts. Read-only. .NOTES White-label — Purview Solutions. Read-only. Verify licensing/tenant (advanced features need E5 / E5 Compliance; ITAR data generally needs GCC High). Uses Get-Label / Get-LabelPolicy / Get-DlpCompliancePolicy / Get-RetentionCompliancePolicy / Get-ComplianceTag / Get-DlpSensitiveInformationType / Get-RoleGroup / Get-RoleGroupMember. > [CmdletBinding()] param( [string]$SitName = 'SIT - ITAR/USML Markers' )

## ITAR-EvidenceReport.ps1

Purpose: Produces the cross-control evidence the program records in ITAR Evidence – Register: (1) the sensitivity-label inventory (classification / protection evidence), (2) a DLP service/mode matrix over export-controlled data, (3) recent DLP events from the unified audit log grouped by workload (the audit-gate data), and (4) a small audit-log sample proving accountability logging is on. Optionally exports to CSV. Read-only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\ITAR-EvidenceReport.ps1 -Days 7 -CsvPath C:\Temp\itar-evidence.csv Sign in as a Compliance Administrator when prompted. Requires audit logging enabled (Requirement 2.7) for the event sections to return data. EXPECTED RESULTS A label inventory, a DLP location/mode matrix, a per-workload DLP-event count, and an audit-log sample for the window — optionally saved to CSV for the evidence register. .NOTES White-label — Purview Solutions. Read-only. Uses Get-Label / Get-DlpCompliancePolicy and Search-UnifiedAuditLog (DLP + sample records). > [CmdletBinding()] param( [int]$Days = 7, [string]$CsvPath )

How to run: powershell -ExecutionPolicy Bypass -File .\ITAR-EvidenceReport.ps1 -Days 7 -CsvPath C:\Temp\itar-evidence.csv Sign in as a Compliance Administrator when prompted. Requires audit logging enabled (Requirement 2.7) for the event sections to return data. EXPECTED RESULTS A label inventory, a DLP location/mode matrix, a per-workload DLP-event count, and an audit-log sample for the window — optionally saved to CSV for the evidence register. .NOTES White-label — Purview Solutions. Read-only. Uses Get-Label / Get-DlpCompliancePolicy and Search-UnifiedAuditLog (DLP + sample records). > [CmdletBinding()] param( [int]$Days = 7, [string]$CsvPath )

## ITAR-Remediation.ps1

Purpose: Remediates the low-risk gaps ITAR-Validation.ps1 finds — enabling a published-but-off label policy and enabling a disabled retention policy — WITHOUT ever switching a DLP policy to enforce (the audit gate is a human decision) and without deleting anything. Runs in -WhatIf by default; pass -Apply to make the two safe changes. It only REPORTS DLP policies still in test/audit for the operator to promote manually. For ITAR the recipient hard-block is a deliberate human decision. HOW TO RUN Preview (safe, default): powershell -ExecutionPolicy Bypass -File .\ITAR-Remediation.ps1 Apply changes:          powershell -ExecutionPolicy Bypass -File .\ITAR-Remediation.ps1 -Apply Sign in as a Compliance Administrator when prompted. EXAMPLE .\ITAR-Remediation.ps1 -WhatIf EXPECTED RESULTS A list of proposed actions (WhatIf) or the applied changes (-Apply). DLP enforce is never automated; retention is enabled but never created or deleted. .NOTES White-label — Purview Solutions. Default is a dry run. Uses Get-/Set-LabelPolicy and Get-/Set-RetentionCompliancePolicy; reads Get-DlpCompliancePolicy. > [CmdletBinding()] param( [switch]$Apply, [string]$LabelPolicyName     = 'Label Policy - ITAR Technical Data - Authorized US Persons', [string]$RetentionPolicyName = 'Retention Policy - Export Records - Retention' ) $WhatIf = -not $Apply $mode = $(if($WhatIf){'WHATIF (preview only)'}else{'APPLY'})

How to run: Preview (safe, default): powershell -ExecutionPolicy Bypass -File .\ITAR-Remediation.ps1 Apply changes:          powershell -ExecutionPolicy Bypass -File .\ITAR-Remediation.ps1 -Apply Sign in as a Compliance Administrator when prompted. EXAMPLE .\ITAR-Remediation.ps1 -WhatIf EXPECTED RESULTS A list of proposed actions (WhatIf) or the applied changes (-Apply). DLP enforce is never automated; retention is enabled but never created or deleted. .NOTES White-label — Purview Solutions. Default is a dry run. Uses Get-/Set-LabelPolicy and Get-/Set-RetentionCompliancePolicy; reads Get-DlpCompliancePolicy. > [CmdletBinding()] param( [switch]$Apply, [string]$LabelPolicyName     = 'Label Policy - ITAR Technical Data - Authorized US Persons', [string]$RetentionPolicyName = 'Retention Policy - Export Records - Retention' ) $WhatIf = -not $Apply $mode = $(if($WhatIf){'WHATIF (preview only)'}else{'APPLY'})

## ITAR-Set-Scope.ps1

Purpose: Creates or updates the Microsoft Entra security group used to pilot and then expand the ITAR program ('ITAR - Authorized Persons Pilot') and, optionally, adds a supplied list of AUTHORIZED U.S. PERSONS. This is the scope the label/DLP/retention controls target; membership must never be widened beyond authorized U.S. persons (an export-control/HR determination). Runs in -WhatIf by default; pass -Apply to make changes. It never deletes the group or removes members. HOW TO RUN Preview (safe, default): powershell -ExecutionPolicy Bypass -File .\ITAR-Set-Scope.ps1 Apply (create/update):   powershell -ExecutionPolicy Bypass -File .\ITAR-Set-Scope.ps1 -Apply Add members:             .\ITAR-Set-Scope.ps1 -Apply -Members user1@contoso.com,user2@contoso.com Sign in with a Groups Administrator (or better) when Connect-MgGraph prompts. EXAMPLE .\ITAR-Set-Scope.ps1 -WhatIf EXPECTED RESULTS Reports whether the group exists and what would change (WhatIf) or creates/updates it (-Apply), then reports membership. Only add users export-control/HR has confirmed are authorized U.S. persons. .NOTES White-label — Purview Solutions. Default is a dry run. PowerShell 5.1+/7+. Microsoft Graph: Group.ReadWrite.All (+ User.Read.All to resolve members). No credentials in code. > [CmdletBinding()] param( [string]  $GroupName    = 'ITAR - Authorized Persons Pilot', [string]  $MailNickname = 'itar-authorized-persons-pilot', [string[]]$Members, [switch]  $Apply, [switch]  $WhatIf ) $doApply = $Apply -and -not $WhatIf $mode = $(if($doApply){'APPLY'}else{'WHATIF (preview only)'})

How to run: Preview (safe, default): powershell -ExecutionPolicy Bypass -File .\ITAR-Set-Scope.ps1 Apply (create/update):   powershell -ExecutionPolicy Bypass -File .\ITAR-Set-Scope.ps1 -Apply Add members:             .\ITAR-Set-Scope.ps1 -Apply -Members user1@contoso.com,user2@contoso.com Sign in with a Groups Administrator (or better) when Connect-MgGraph prompts. EXAMPLE .\ITAR-Set-Scope.ps1 -WhatIf EXPECTED RESULTS Reports whether the group exists and what would change (WhatIf) or creates/updates it (-Apply), then reports membership. Only add users export-control/HR has confirmed are authorized U.S. persons. .NOTES White-label — Purview Solutions. Default is a dry run. PowerShell 5.1+/7+. Microsoft Graph: Group.ReadWrite.All (+ User.Read.All to resolve members). No credentials in code. > [CmdletBinding()] param( [string]  $GroupName    = 'ITAR - Authorized Persons Pilot', [string]  $MailNickname = 'itar-authorized-persons-pilot', [string[]]$Members, [switch]  $Apply, [switch]  $WhatIf ) $doApply = $Apply -and -not $WhatIf $mode = $(if($doApply){'APPLY'}else{'WHATIF (preview only)'})

## ITAR-Validation.ps1

Purpose: Verifies the objects this program deploys are present: the ITAR label policy is published, the export-controlled DLP policy exists (and reports its mode so you can see whether it has passed the audit gate into enforce), and the export-record retention policy exists and is enabled. Pass/fail per the Testing Guide — read-only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\ITAR-Validation.ps1 Sign in as a Compliance Administrator when prompted. Optionally pass -LabelPolicyName / -DlpPolicyName / -RetentionPolicyName to match your renamed objects. EXPECTED RESULTS "VALIDATION PASSED" when the label policy is enabled, the DLP policy is present, and the retention policy is enabled. Exit code 0 on pass, 1 on any gap. .NOTES White-label — Purview Solutions. Read-only. Uses Get-Label / Get-LabelPolicy / Get-DlpCompliancePolicy / Get-RetentionCompliancePolicy. > [CmdletBinding()] param( [string]$LabelPolicyName     = 'Label Policy - ITAR Technical Data - Authorized US Persons', [string]$DlpPolicyName       = 'DLP Policy - ITAR Export-Controlled', [string]$RetentionPolicyName = 'Retention Policy - Export Records - Retention' )

How to run: powershell -ExecutionPolicy Bypass -File .\ITAR-Validation.ps1 Sign in as a Compliance Administrator when prompted. Optionally pass -LabelPolicyName / -DlpPolicyName / -RetentionPolicyName to match your renamed objects. EXPECTED RESULTS "VALIDATION PASSED" when the label policy is enabled, the DLP policy is present, and the retention policy is enabled. Exit code 0 on pass, 1 on any gap. .NOTES White-label — Purview Solutions. Read-only. Uses Get-Label / Get-LabelPolicy / Get-DlpCompliancePolicy / Get-RetentionCompliancePolicy. > [CmdletBinding()] param( [string]$LabelPolicyName     = 'Label Policy - ITAR Technical Data - Authorized US Persons', [string]$DlpPolicyName       = 'DLP Policy - ITAR Export-Controlled', [string]$RetentionPolicyName = 'Retention Policy - Export Records - Retention' )