Sensitivity Label Migration Project — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Sensitivity Label Migration Project (Microsoft Purview)

## The problem

Most organizations classified their content before Microsoft Purview — with an on-premises or third-party classification tool, or an older Microsoft labeling client. Those legacy markings are not Purview sensitivity labels: they don't drive Purview encryption, DLP, retention, or Copilot data protection, and they leave the estate running two classification schemes at once. That is a compliance gap (governance keyed off labels the platform can't read) and a data-risk exposure (content the new controls can't see) — and legacy labels do not convert themselves; there is no supported button that turns a third-party marking into a Purview label.

## The solution

A complete, self-guided project that maps every legacy/third-party classification value to a target Microsoft Purview sensitivity label and reclassifies the content onto those labels. It builds a detection for each legacy value, an auto-labeling policy that applies the mapped label wherever that detection fires, and — critically — runs the whole reclassification in simulation first, measuring precision before a single file is touched. It uses only the Microsoft Purview portal and Security & Compliance PowerShell — no third-party tooling on the target side.

## How it works

The engagement follows one disciplined model: Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce). Inventory both sides — the legacy values (from the source tool's export) and the target Purview estate; build a mapping matrix (each legacy value → one existing label) and choose a detection per value; configure the reclassification auto-labeling in simulation; let it scan and measure precision with the data owner; validate coverage; then enforce from simulation to reclassify, expanding location-by-location. Five PowerShell tools — read-only or -WhatIf by default — automate the two-sided inventory, the simulation-first configuration, the coverage/precision reporting, and the health checks.

## What is delivered

Six implementation documents (Overview, Requirements, Implementation, Testing, Best Practices, Troubleshooting) plus this summary.

Five Security & Compliance PowerShell tools: two-sided inventory, reclassification config/remediation helper (simulation-first), simulation & health helper, coverage & precision report, and a mapping-health check.

A named, gated, reversible migration with explicit pass/fail criteria — and a precision sign-off gate before any content is reclassified.

## Business outcome

One classification scheme the platform actually governs. Legacy markings are mapped and content is reclassified onto Microsoft Purview labels — proven in simulation before enforcement, so nothing is mislabeled and no one is surprised by new encryption. Purview's controls (DLP, retention, Copilot protection) can then key off labels the platform understands — at a fraction of the cost of a bespoke consulting engagement.

## Important boundaries

Whether a mapped label should encrypt or reproduce the legacy tool's protection, and whether a value is a "record," are determinations owned by your records, security, compliance, and legal functions — this solution provides the mapping method, detection, and evidence, not the determination. The reclassification engine (service-side auto-labeling) is licensing-dependent (E5 / E5 Compliance), the destination labels are assumed to already exist, and whether a given legacy marking is even detectable depends on the source tool — all flagged "verify your licensing/tenant" and proven in simulation, never assumed.

# 1. Solution Overview — Sensitivity Label Migration Project (Microsoft Purview)

## What this solution is

Many organizations classified their content before Microsoft Purview — with an on-premises or third-party classification tool that stamped a marking on every document and email, or with an older Microsoft labeling client. Those legacy markings are not Microsoft Purview sensitivity labels: they don't drive Purview encryption, DLP, retention, or Copilot data protection, and they leave the estate in two classification schemes at once. Left unaddressed, that is both a compliance gap (governance keyed off labels that Purview doesn't understand) and a data-risk exposure (content the new controls can't see). This solution maps every legacy/third-party classification to a target Microsoft Purview sensitivity label and reclassifies the content onto those labels — with the reclassification piloted in simulation first, validated for precision, and only then enforced.

Inventory both sides: the legacy classification values the source tool wrote (exported from

that tool), and the target Purview estate — existing sensitivity labels, label policies,   auto-labeling policies, and sensitive information types.

Build a mapping matrix: every distinct legacy classification value → exactly one target Purview

sensitivity label, with unmapped values flagged as explicit owner decisions.

Build the detection for each legacy value — a sensitive information type (SIT) or content/

metadata condition Purview can match on — and an auto-labeling policy that applies the mapped   target label wherever that detection fires.

Pilot the reclassification in simulation (the auto-labeling policy scans and reports **without

labeling anything), measure precision against the mapping, then enforce from simulation** to   reclassify.

Validate coverage and precision against pass/fail gates, then expand location-by-location.

Everything is done with the Microsoft Purview portal (purview.microsoft.com), Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph — no third-party tooling on the target side.

This is a migration onto an existing target taxonomy — not a taxonomy build. It assumes the destination Microsoft Purview sensitivity labels already exist (or are being built by the separate labels-implementation solution). Designing the label taxonomy, authoring DLP, and standing up retention are separate Purview solutions; where this guide reaches their edge it points to them rather than duplicating them.

## Why this matters

Two classification schemes is a governance gap. While content carries a legacy marking that

Purview can't read, none of Purview's controls — encryption, DLP, retention, Copilot protection —   apply to it. The point of the migration is to collapse to one scheme that the platform actually   enforces.

Legacy markings don't convert themselves. There is **no supported cmdlet that turns a

third-party classification value into a Purview label. Each legacy value must be *detected* and   *reclassified* onto its mapped label. This solution treats the mapping matrix and its detection   precision** as the deliverables, not an afterthought.

Reclassification is high-impact. Applying a Purview label — especially an encrypting one — to

a large body of existing content changes how every one of those files is protected. Doing it in   simulation first, measuring false positives, and enforcing only after sign-off is the difference   between a clean migration and a tenant-wide incident (surprise encryption, broken co-authoring).

Detectability is the real risk, and simulation is how you retire it. Whether Purview can reliably

match a given legacy marking depends entirely on what the source tool wrote and where (document   content, document metadata, or an email header) — this is verified empirically in simulation, not   assumed.

## How it works

Assess. Read-only: inventory the legacy classification values (from the source tool's own

export) and the target Purview estate (labels, label policies, auto-labeling policies, custom    SITs). No changes.

Design. Build the mapping matrix — every legacy value → one target sensitivity label — and,

for each value, decide the detection method (a custom SIT matching the marking text/metadata, a    keyword, or a trainable classifier). Flag any legacy value with no clean target as an explicit owner    decision.

Configure (detection + simulation). Create/confirm the detection SITs, then create the

auto-labeling policies in simulation (TestWithoutNotifications) that apply each mapped target    label wherever its detection fires — scoped to the pilot locations. Preview every write with    -WhatIf first.

Pilot (measure precision). Let simulation scan the in-scope locations and produce a match

report. Nothing is labeled yet. Review the matches against the mapping with the data owner.

Validate. Confirm mapping coverage (every in-scope legacy value is detected and mapped) and

precision (the simulated reclassification hits the right content) against explicit pass/fail    gates.

Expand (enforce = reclassify). Only after precision sign-off, enforce from simulation so the

target labels are actually applied, then broaden location-by-location and reconcile the residual    legacy markings.

## The migration mapping (what the matrix covers)

| Mapping dimension | Legacy / third-party source | Purview target |
| --- | --- | --- |
| Classification value | A marking string / metadata written by the source tool (e.g. a Classification document property, an email x-header, a footer marking) | Exactly one Microsoft Purview sensitivity label |
| Detection | How Purview *recognizes* the legacy value | A custom SIT (regex/keyword), content marking keyword, or trainable classifier |
| Protection | Any encryption/rights the legacy tool applied out-of-band | The target label's Purview encryption/rights (parity is a records/security decision, not automatic) |
| Reclassification | The legacy marking left in place | The mapped Purview label applied by auto-labeling (enforced from simulation) |
| Residual marking | The old visual/metadata marking still on the file | Reconciliation decision — leave, overwrite, or clean up (owner call) |

What the source tool wrote, and whether Purview can detect it, must be verified per tool. Some tools write an extractable content marking (matchable by a keyword SIT); some write document metadata / custom properties; some write email x-headers. Detectability is flagged and proven in simulation, never assumed — this is the single most important honesty in the project.

## What you can control

The mapping matrix — which legacy value maps to which target label, and which values are out of

scope or need an owner decision.

The detection method per legacy value (custom SIT text/regex, keyword, or trainable classifier).

The pilot locations (which SharePoint sites / OneDrive accounts / mailboxes are reclassified

first) and the change window per wave.

Whether a mapped target label encrypts — and therefore the blast radius of enforcement.

The residual-marking reconciliation decision once content carries the new Purview label.

## Limitations (be honest with buyers)

Auto-labeling is licensing-gated. Service-side auto-labeling for SharePoint/OneDrive/Exchange —

the engine that does the reclassification — requires Microsoft 365 E5 or the E5 Compliance   add-on. Manual labels and publishing work at E3, but the automated reclassification does not —   verify your licensing/tenant.

Detectability is not guaranteed. If the source tool wrote its marking somewhere Purview can't

index (an opaque metadata blob, a proprietary property, an image-only footer), a content/metadata SIT   may not match it. This solution surfaces that in simulation; it cannot make an undetectable   marking detectable.

No auto-convert exists. There is no supported cmdlet that converts a legacy label into a Purview

label. Reclassification is detection-driven, which is why precision must be measured before enforcing.

Protection parity is a decision, not a copy. Whether the mapped Purview label should reproduce

encryption the legacy tool applied is a records/security determination — the method is here; the   determination is deferred.

This is not a taxonomy, DLP, or retention build. The target labels are assumed to exist; those

builds are separate Purview solutions.

## Naming convention (used in every doc and script)

Artifacts this solution creates or captures follow <Purpose> – Purview – <Stage> and are reused verbatim across the docs, scripts, and portal.

| Artifact | Name |
| --- | --- |
| Legacy classification values inventory (from source tool) | Legacy Classification Inventory – Migration – Assess |
| Legacy → Purview label mapping matrix | Label Mapping Matrix – Design |
| Detection SIT for a legacy value | SIT – Legacy <Value> – Detect |
| Reclassification auto-labeling policy (simulation) | Reclassify Sim – <Label> – Locations |
| Migration coverage & precision report | Migration Coverage – Report |
| Migration scope & mapping-health map | Migration Scope – Map |
| Reclassification pilot ring | Label Migration Pilot Ring – Stage1 |

## The standard deployment model

Assess both sides → design the mapping matrix + detection → configure detection and auto-labeling in simulation → pilot to measure precision → validate coverage + precision against pass/fail gates → enforce from simulation to reclassify and expand location-by-location. Pattern: Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce).

# 2. Requirements Guide — Sensitivity Label Migration Project

Verify every requirement below before starting the Implementation Guide. These are the solution-specific prerequisites for migrating legacy/third-party classifications onto Microsoft Purview sensitivity labels; they build on the shared Global Requirements — Microsoft Purview Solutions (compliance licensing, least-privilege roles, Security & Compliance PowerShell + Graph toolchain, in-scope workloads, compliance/records/legal stakeholders, and a pilot scope with change control). Read the Global Requirements first; this guide does not repeat them.

Deferral note (records/security/legal). Whether a mapped Purview label should encrypt or reproduce protection the legacy tool applied, and whether a legacy value maps to a "record," are determinations owned by your records, security, compliance, and legal functions — not technical defaults. This solution provides the mapping method, detection, and evidence; it does not decide the target protection. Confirm every mapping and any encryption with the accountable owner before enforcing.

__________________________________________________

## 2.1 Licensing for auto-labeling (the reclassification engine)

Description: The reclassification is performed by service-side auto-labeling for

SharePoint/OneDrive and Exchange, which requires Microsoft 365 E5 or the E5 Compliance   add-on. Client-side auto-labeling (labels applied/recommended in Office apps) and several   advanced classifiers are also E5-tier. Manual sensitivity labels and publishing are available at E3,   but the automated migration in this solution depends on auto-labeling.

Why required: Without auto-labeling licensing there is no supported way to reclassify existing

content at scale onto the mapped labels.

How to verify: M365 admin center → subscriptions/add-ons; confirm **Information Protection →

Auto-labeling is visible and usable in the Purview portal. Verify your licensing/tenant** —   Microsoft's licensing tables are the authority.

How to implement if missing: Assign/purchase E5 or E5 Compliance for the migration scope before

configuring auto-labeling. (Manual re-labeling by users is a fallback but does not scale for a   migration.)

## 2.2 The target sensitivity labels already exist and are published

Description: The destination Microsoft Purview sensitivity labels every legacy value will map

to must already exist in the tenant (created here or by the separate labels-implementation   solution) and, for the pilot scope, be published so they can be applied. Each target label's   protection (marking/encryption) must be the intended end state.

Why required: Auto-labeling can only apply a label that exists and is available; the mapping

matrix has no valid target otherwise.

How to verify: Get-Label / Purview → Information Protection → Sensitivity labels shows every

intended target label; Get-LabelPolicy shows it published to the pilot scope.

How to implement if missing: Build/publish the target taxonomy first (see the sensitivity &

retention labels implementation solution). Do not invent target labels inside this migration.

## 2.3 A legacy classification export from the source tool

Description: An export/report from the source classification tool (or a representative sample)

listing the distinct classification values in use and, where the tool provides it, how each   value is written (a document property/metadata field, an email header, a footer marking string).   This is the input to the mapping matrix.

Why required: You cannot map or detect values you haven't enumerated; the detection method depends

on *where* the source tool wrote the marking.

How to verify: Obtain the source tool's classification list / reporting; confirm it enumerates the

full set of values and, ideally, the metadata/marking each writes.

How to implement if missing: Extract the value list from the source tool's admin console or a

content sample before authoring the mapping. Capture at least one example file/email per value for   detection testing.

## 2.4 Detectability confirmed per legacy value

Description: For each legacy value, a confirmed answer to "can Purview detect this?" — i.e.

whether the marking appears in extractable content (matchable by a keyword/regex custom SIT),   in document metadata Purview can index, or in an email x-header, versus an opaque/proprietary   store Purview cannot read.

Why required: Detection precision is the whole migration risk. A value Purview cannot reliably

detect cannot be reclassified automatically and must be handled another way (manual, or source-tool   remediation first).

How to verify: For a sample file/email per value, confirm the marking string or metadata is

present in a way Purview can match; validate empirically in the simulation step. Verify what   your specific source tool writes — common tools (e.g. Titus/Fortra, Boldon James, Janusseal, or a   legacy Microsoft AIP client) differ, and the exact property/header names must be confirmed, never   assumed.

How to implement if missing: Where a value is undetectable, escalate: remediate at the source tool

(re-stamp to a detectable form), plan manual re-labeling for that subset, or scope it out with owner   sign-off.

## 2.5 Information Protection role (least privilege)

Description: The Purview role group this solution needs: Information Protection Admin (create/

manage sensitivity labels, label policies, auto-labeling policies) and Compliance Administrator or   the appropriate role for sensitive information types. Global Administrator is not required for   the migration work.

Why required: The auto-labeling and SIT cmdlets (New-AutoSensitivityLabelPolicy,

New-AutoSensitivityLabelRule, Set-AutoSensitivityLabelPolicy, and SIT management) are gated by   these role groups.

How to verify: Purview portal → Roles & scopes → Permissions; confirm membership in

*Information Protection* (and the SIT-management role).

How to implement if missing: Add the admin to the least-privilege role group under change control;

wait for propagation before running cmdlets.

## 2.6 Security & Compliance PowerShell + Graph connectivity

Description: A workstation with the ExchangeOnlineManagement module (providing

Connect-IPPSSession for Security & Compliance PowerShell) and, where Graph is used for licensing/   evidence, Microsoft Graph PowerShell — with a modern-auth / MFA-capable admin account.

Why required: All five provided scripts and every configuration cmdlet run through

Connect-IPPSSession.

How to verify: Connect-IPPSSession succeeds and Get-Label / Get-AutoSensitivityLabelPolicy

return without error.

How to implement if missing: Install-Module ExchangeOnlineManagement -Scope CurrentUser; confirm

modern-auth sign-in. See the Global Requirements for the full toolchain.

## 2.7 A pilot scope and a simulation-first commitment

Description: A named pilot scope — a limited set of SharePoint sites / OneDrive accounts /

mailboxes to reclassify first — and an explicit commitment that every reclassification auto-labeling   policy is created in *simulation* mode and its precision validated before it is enforced. Encrypting   target labels are piloted before any broad enforcement.

Why required: Reclassifying existing content (and especially applying encryption to it) is

high-impact and hard to reverse cleanly; the house model requires a simulate/measure pass first.

How to verify: Confirm the pilot locations, a change window, and a named approver; confirm the

target labels are published to the pilot scope (§2.2).

How to implement if missing: Define the pilot locations and agree the change-control path before

configuring any auto-labeling.

## 2.8 A residual-marking reconciliation decision

Description: A decision, per mapping, on what happens to the old legacy marking once the

Purview label is applied — leave it in place, let the Purview label's own marking co-exist/overwrite,   or plan a source-tool cleanup. And the plan for decommissioning the source tool once migration is   complete.

Why required: Without this, content ends up double-marked indefinitely, which confuses users and

undermines the "one scheme" goal of the migration.

How to verify: Confirm the reconciliation approach with the content/records owner and the source

tool's admin; confirm whether the Purview label's content marking should replace the legacy footer.

How to implement if missing: Agree the reconciliation and source-tool decommission plan before

broad enforcement; capture it in the mapping matrix.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — Sensitivity Label Migration Project

Follow these steps in order. Work is done in the Microsoft Purview portal (purview.microsoft.com), Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph. Every write is previewed with -WhatIf (the default) before -Commit, and every reclassification auto-labeling policy is created in simulation before it is enforced. Artifact names follow the <Purpose> – Purview – <Stage> convention from the Overview and are reused verbatim.

Model: Assess both sides → design the mapping matrix + detection → configure detection and auto-labeling in simulation → pilot to measure precision → validate coverage + precision → enforce from simulation to reclassify and expand location-by-location. Pattern: Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce).  Auto-labeling is E5-gated and the reclassification cannot be undone by a single "unlabel" button — pilot in simulation and measure precision before enforcing. The target labels must already exist and be published (Requirement 2.2). Portal paths are current at authoring — the Purview portal evolves, so verify paths in your tenant.

## Step 1 — Inventory both sides (Assess)

Export the legacy classification values from the source tool (Requirement 2.3) to a CSV — one row

per distinct value, with (where available) the marking string, the metadata property or email header    it writes, and an example item. Save it as Legacy Classification Inventory – Migration – Assess.

Run IPMIG-Discovery.ps1 -LegacyCsv .\LegacyValues.csv -CsvFolder .\out. Read-only, it captures the

target Purview estate — sensitivity labels (Get-Label), label policies (Get-LabelPolicy),    existing auto-labeling policies + mode (Get-AutoSensitivityLabelPolicy), and custom sensitive    information types (Get-DlpSensitiveInformationType) — and cross-references your legacy CSV, listing    each distinct legacy value and whether a matching target label / detection SIT already exists.

In the portal, open Information Protection → Sensitivity labels, Label policies, and

Auto-labeling (verify paths) and confirm the on-screen estate matches the inventory.

Pass/fail: you have a dated inventory of every distinct legacy value and the full target

estate — the baseline both sides of the migration map onto.

## Step 2 — Build the mapping matrix and choose detection (Design)

Build Label Mapping Matrix – Design — one row per legacy value:

Target label → exactly one existing, published Purview sensitivity label (confirm it exists,

Requirement 2.2). If two legacy values should collapse to one label, that is allowed; if a value      has no clean target, flag it as an explicit owner decision (do not guess).

Detection method → how Purview will recognize the value: a custom SIT matching the marking

text/metadata, a keyword, or a trainable classifier. Record the exact match string      (Requirement 2.4) and the SIT name SIT – Legacy <Value> – Detect.

Protection intent → whether the target label encrypts, and whether that reproduces protection

the legacy tool applied (a records/security decision, deferred — Requirement 2.1 note).

Locations in scope and the residual-marking reconciliation decision (Requirement 2.8).

Author the detection SITs in the Purview portal (**Data classification → Sensitive info types →

Create) as a keyword/regex that matches each legacy marking. The portal is the documented path for    custom-SIT authoring; name each `SIT – Legacy <Value> – Detect`. (The provided scripts reference**    these SITs by name; confirm they exist with IPMIG-Discovery.ps1 before Step 3.)

Pass/fail: every in-scope legacy value has (a) one target label, (b) a named detection SIT that

exists, and (c) a reconciliation decision. Unmapped values are named and owned, not silently dropped.

## Step 3 — Configure reclassification in simulation (Configure, preview-first)

Put the matrix into a mapping CSV (LegacyValue,TargetLabel,SitName,Locations) and dry-run:

IPMIG-Set-Migration.ps1 -MappingCsv .\mapping.csv -PilotSites <sites> -WhatIf. With -WhatIf (the    default) it makes no changes — it prints exactly which auto-labeling policy + rule it would create    per mapping (New-AutoSensitivityLabelPolicy -Mode TestWithoutNotifications,    New-AutoSensitivityLabelRule -ContentContainsSensitiveInformation <SIT> applying the mapped label)    and confirms each referenced SIT and target label exists.

Read every line against Label Mapping Matrix – Design. Confirm each policy targets the **pilot

locations only, applies the correct target label, and is in simulation    (`TestWithoutNotifications`) — it will not** label anything yet.

Apply to the pilot: IPMIG-Set-Migration.ps1 -MappingCsv .\mapping.csv -PilotSites <sites> -Commit.

This creates Reclassify Sim – <Label> – Locations policies in simulation. Nothing is    reclassified.

Pass/fail + rollback: Get-AutoSensitivityLabelPolicy shows each policy in a Test*

(simulation) mode, scoped to the pilot locations, applying the mapped label. Rollback:    IPMIG-Set-Migration.ps1 -PolicyName '<name>' -RemovePolicy -Commit deletes the simulation policy    (no content was touched).

## Step 4 — Run simulation and measure precision (Pilot)

Let the simulation scan the in-scope pilot locations (service-side scanning processes volume over

time — verify current scan limits for your tenant). It scans and reports; no content is    labeled.

Run IPMIG-Validation.ps1 -SimReport -PolicyName 'Reclassify Sim – <Label> – Locations' to report

each policy's simulation mode/progress and the items it would reclassify.

Review the match set with the data owner against the mapping: sample matched items for **false

positives (content that would get the wrong label) and estimate false negatives** (legacy-marked    content the detection missed — Requirement 2.4).

Pass/fail: simulation has scanned, produced a match report, and the false-positive rate is within

the agreed threshold. This is the gate before enforcement. If precision is poor, tune the    detection SIT (tighter regex, higher instance counts, supporting keywords) in the portal and re-run    simulation — do not enforce.

## Step 5 — Validate coverage and precision (Validate)

Run IPMIG-Report.ps1 -MappingCsv .\mapping.csv -CsvPath .\MigrationCoverage.csv to produce

Migration Coverage – Report: every legacy value → mapped/unmapped, detection SIT present, policy in    simulation vs enforced, and the simulated match count per policy.

Run IPMIG-Scope-Health.ps1 -MappingCsv .\mapping.csv for the mapping-health check — flags any

legacy value with no mapping, a mapping referencing a missing SIT or target label, or a policy    enforcing before sign-off.

Pass/fail: every in-scope legacy value is mapped and detected; no mapping references a missing

object; every reclassification policy is still in simulation and has acceptable precision. Do not    expand with an unmapped in-scope value or an unresolved detection gap.

## Step 6 — Enforce from simulation to reclassify (Expand — pilot locations)

Only after precision sign-off (Step 4/5), enforce the pilot policies:

IPMIG-Set-Migration.ps1 -PolicyName 'Reclassify Sim – <Label> – Locations' -EnforceFromSimulation    -Commit. This flips the accepted simulation policy to Enable, so the mapped target labels are now    actually applied to the matching content — the reclassification.

Re-run IPMIG-Validation.ps1 -SimReport -PolicyName '<name>' and spot-check newly labeled items:

the mapped label is applied, and any encryption/marking on the target label behaves as designed    (co-authoring, access) — for encrypting labels, confirm an unauthorized user is denied.

Apply the residual-marking reconciliation decision (Requirement 2.8) for the pilot content.

Pass/fail + rollback: pilot content now carries the mapped Purview label; no surprise encryption

or broken access. Rollback: return the policy to simulation    (IPMIG-Set-Migration.ps1 -PolicyName '<name>' -ReturnToSimulation -Commit) — this stops further    labeling; already-applied labels are reverted per your label-removal process (document it).

## Step 7 — Expand location-by-location and decommission the source tool (Expand)

With the pilot validated, widen each reclassification policy's locations to the next wave

(IPMIG-Set-Migration.ps1 -PolicyName '<name>' -AddSites <sites> -WhatIf then -Commit), repeating    the simulation → measure → enforce pattern per wave where a new location introduces new content    patterns. Re-run IPMIG-Report.ps1 after each wave.

Reconcile residual legacy markings per wave, and — once a population is fully reclassified and

validated — retire the source classification tool for it per your decommission plan (Requirement    2.8). Keep the source tool's export as migration evidence.

Pass/fail: the full in-scope estate carries mapped Purview labels, Migration Coverage – Report

shows no unmapped in-scope value and no enforcing policy with poor precision, and the source tool is    decommissioned on schedule.

__________________________________________________

### Order of operations

Inventory legacy values + target estate → build mapping matrix + author detection SITs → dry-run (-WhatIf) reclassification policies → create them in SIMULATION (pilot locations) → run simulation + measure precision with the data owner → validate coverage + precision → enforce from simulation to reclassify the pilot → expand location-by-location + reconcile markings + decommission the source tool

# 5. Testing & Validation Guide — Sensitivity Label Migration Project

Run these tests after the Implementation Guide, in order. Each has an explicit pass/fail signal and a rollback. Do not enforce a reclassification policy, and do not expand from the pilot locations, until the relevant tests pass. All checks use the Purview portal and Security & Compliance PowerShell — the provided scripts automate the read-only ones.

Reminder: whether a mapped label should encrypt, and whether a legacy value is a "record," are records/security/legal determinations from §2 — you are validating that the mapping and reclassification behave as specified, not deciding the target protection.

## Test 1 — Both sides inventoried and cross-referenced

How: IPMIG-Discovery.ps1 -LegacyCsv .\LegacyValues.csv -CsvFolder .\out.

Pass: every distinct legacy value from the source export is listed, and for each the report shows

whether a target label and a detection SIT already exist — the full baseline.

Fail: the legacy CSV is incomplete, or target labels are missing (build/publish them first, §2.2)

→ fix the inputs and re-run.

## Test 2 — Mapping matrix is complete

How: review Label Mapping Matrix – Design with IPMIG-Scope-Health.ps1 -MappingCsv .\mapping.csv.

Pass: every in-scope legacy value maps to exactly one existing, published target label and

names a detection SIT; every unmapped value is flagged as an explicit owner decision.

Fail: any in-scope value with no target, a mapping to a non-existent label, or a duplicate/

ambiguous mapping → resolve with the owner before configuring.

## Test 3 — Detection SITs exist and match a sample

How: Get-DlpSensitiveInformationType | Where-Object Name -like 'SIT - Legacy*', then test each SIT

against a sample legacy-marked item (portal test pane, or apply the SIT in a test).

Pass: every SIT – Legacy <Value> – Detect exists and fires on a genuinely legacy-marked sample,

and does not fire on clearly unmarked content.

Fail: a SIT is missing, or does not detect the legacy marking (the value may be in an opaque store,

§2.4) → re-author the SIT, or escalate the value as undetectable (manual/source remediation).

## Test 4 — Reclassification policies are created in simulation only

How: IPMIG-Validation.ps1 -Full, or Get-AutoSensitivityLabelPolicy | Format-Table Name,Mode.

Pass: every Reclassify Sim – <Label> – Locations policy is in a simulation mode

(TestWithoutNotifications), scoped to the pilot locations, applying the mapped label — and   nothing has been labeled.

Fail: a policy is enforcing before sign-off, or scoped tenant-wide → return it to simulation

(-ReturnToSimulation) / re-scope before proceeding.

## Test 5 — Simulation has scanned and produced a match report

How: IPMIG-Validation.ps1 -SimReport -PolicyName 'Reclassify Sim – <Label> – Locations'.

Pass: the policy has scanned the in-scope locations and produced a match set — the preview of

what it would reclassify — with no content actually labeled.

Fail: no results yet (allow scan time; confirm the locations contain matching content) or the

policy is not in simulation → investigate before measuring precision.

## Test 6 — Reclassification precision is acceptable (the enforcement gate)

How: review the IPMIG-Validation.ps1 -SimReport match set with the data owner; sample matched

items for false positives and estimate false negatives against the legacy inventory.

Pass: the false-positive rate is within the agreed threshold, coverage of known legacy-marked

content is acceptable, and the data owner accepts the match set for enforcement.

Fail: too many wrong-label matches, or too much legacy content missed → tune the detection SIT

(tighter regex, higher instance counts, keywords/classifier) in the portal, re-run simulation,   re-review. This is the gate before any enforcement.

## Test 7 — Enforced reclassification matches the accepted simulation

How: after -EnforceFromSimulation (Step 6), re-run IPMIG-Validation.ps1 -SimReport and

spot-check newly labeled items.

Pass: the mapped target label is applied to the same content simulation predicted; nothing outside

the accepted match set was labeled.

Fail: divergence or unexpected labeling → return the policy to simulation (-ReturnToSimulation)

and investigate before continuing.

## Test 8 — Encryption/marking on a mapped label behaves as designed

How: for any mapped label that encrypts, take a reclassified test item and attempt to open it

as a user outside the label's rights; confirm content marking (header/footer/watermark) appears.

Pass: the unauthorized user is denied; authorized rights behave as defined; marking appears

where configured — the reclassification's protection is correct.

Fail: unauthorized access succeeds, co-authoring breaks unexpectedly, or marking is wrong → the

target label's protection is misconfigured. Halt broad enforcement of encrypting mappings until   fixed (this is why encryption is piloted).

## Test 9 — Residual legacy marking is reconciled as decided

How: inspect reclassified pilot content for the old legacy marking and confirm it matches the

§2.8 reconciliation decision (left, co-existing, or cleaned up).

Pass: content carries the intended Purview label and the residual legacy marking is in the agreed

end state — no undocumented double-marking.

Fail: unexpected double-marking or a lost marking → apply the reconciliation step / revisit the

decision with the content owner.

## Test 10 — Coverage & mapping-health check before expansion

How: IPMIG-Report.ps1 -MappingCsv .\mapping.csv -CsvPath .\MigrationCoverage.csv and

IPMIG-Scope-Health.ps1 -MappingCsv .\mapping.csv.

Pass: every in-scope legacy value is mapped + detected; no mapping references a missing SIT/label;

every policy is either still in simulation or enforcing with signed-off precision — all green.

Fail: any unmapped in-scope value, missing object, or a policy enforcing without precision sign-off

→ resolve before widening locations.

__________________________________________________

### Exit criteria (all must be true before broad enforcement)

Both sides inventoried · mapping matrix complete · detection SITs exist and match · policies created in simulation only · simulation scanned + match report produced · precision accepted by the data owner · enforced == accepted simulation · encryption/marking correct · residual markings reconciled · coverage + health check green · rollback (return-to-simulation / remove-policy) documented per policy

# 6. Troubleshooting — Sensitivity Label Migration Project (Microsoft Purview)

Common issues, grouped by step. Each has a symptom, the likely cause, and a resolution. Every write in this solution is -WhatIf by default and every reclassification policy is created in simulation first — IPMIG-Discovery.ps1, IPMIG-Report.ps1, IPMIG-Scope-Health.ps1, and IPMIG-Validation.ps1 are read-only; only IPMIG-Set-Migration.ps1 writes, and it labels no content until you enforce from simulation after precision sign-off. Auto-labeling is E5-gated and reclassification is not undone by one button — pilot in simulation and measure before enforcing.

## Licensing & connectivity

Symptom: Get-AutoSensitivityLabelPolicy / New-AutoSensitivityLabelPolicy not found or errors. Likely cause: service-side auto-labeling is licensing-gated (typically E5), or ExchangeOnlineManagement isn't connected. Resolution: Install-Module ExchangeOnlineManagement, Connect-IPPSSession, and verify your licensing/tenant for service-side auto-labeling before Step 3. If unlicensed, that is a prerequisite gap, not a script bug.

## Inventory & mapping (Steps 1–2)

Symptom: IPMIG-Discovery.ps1 shows a legacy value with no matching target label or SIT. Likely cause: the target taxonomy isn't published yet, or the detection SIT hasn't been authored. Resolution: publish the target label (Requirement 2.2, its own taxonomy solution) and author the detection SIT in the portal (SIT – Legacy <Value> – Detect) before Step 3. Confirm with IPMIG-Discovery.ps1.

Symptom: a legacy value has no clean target label. Likely cause: this is a mapping owner decision, not a technical gap. Resolution: flag it explicitly in Label Mapping Matrix – Design and route it to the data owner — do not guess a mapping. IPMIG-Scope-Health.ps1 will keep flagging it until resolved.

## Creating simulation policies (Step 3)

Symptom: IPMIG-Set-Migration.ps1 skips a mapping row with "target label not found" / "detection SIT not found". Likely cause: the CSV references a label or SIT that doesn't exist (name mismatch or not yet created). Resolution: fix the mapping.csv name to match exactly, or create/publish the object first. The guard is intentional — it won't build a policy on a missing object.

Symptom: nothing was created. Likely cause: -Commit was omitted (default is -WhatIf). Resolution: review the previewed New-AutoSensitivityLabelPolicy/Rule lines, then re-run with -Commit. Policies are created in simulation (TestWithoutNotifications) only.

## Running simulation & measuring precision (Step 4)

Symptom: simulation shows few/no matches after creation. Likely cause: service-side scanning processes volume over time; the scan hasn't completed, or the detection SIT is too tight. Resolution: allow time (verify current scan limits for your tenant) and re-check with IPMIG-Validation.ps1 -SimReport. If the SIT truly misses legacy-marked content (false negatives), loosen the regex / lower instance count in the portal and re-simulate — do not enforce to compensate.

Symptom: the per-item match set isn't in the script output. Likely cause: the detailed simulated match set lives in the portal, not a public cmdlet. Resolution: open Information Protection → Auto-labeling → [policy] → Simulation to sample matches for false positives with the data owner. IPMIG-Validation.ps1 reports mode/status/config and points you there.

Symptom: false-positive rate is too high. Likely cause: the detection SIT is too broad (matches look-alike content). Resolution: tune the SIT (tighter regex, higher instance count, supporting keywords) in the portal and re-simulate. Precision sign-off by the data owner is the gate before enforcement.

## Coverage & health (Step 5)

Symptom: IPMIG-Report.ps1 shows LabelExists=MISSING though the label seems to exist. Likely cause: name mismatch (DisplayName vs Name), or the label exists but isn't published. Resolution: match the exact label name in the CSV; confirm the label is published in Label policies (published-scope is portal-authoritative — the report notes this).

Symptom: IPMIG-Scope-Health.ps1 flags a policy "ENFORCING before sign-off". Likely cause: a reclassification policy is in Enable mode without recorded precision sign-off. Resolution: confirm the data owner signed off (Step 4/5); once recorded, re-run with -AllowEnforced, or return the policy to simulation (IPMIG-Set-Migration.ps1 -PolicyName '<name>' -ReturnToSimulation -Commit).

## Enforcing & rollback (Steps 6–7)

Symptom: after enforcing, users hit unexpected encryption / access denial. Likely cause: the target label applies encryption that the legacy tool did not — a protection-intent difference (Requirement 2.1 note). Resolution: confirm the protection intent per label was reviewed as a records/security decision before enforcing. Rollback: IPMIG-Set-Migration.ps1 -PolicyName '<name>' -ReturnToSimulation -Commit stops further labeling; already-applied labels are reverted per your documented label-removal process.

Symptom: you need to widen locations. Resolution: IPMIG-Set-Migration.ps1 -PolicyName '<name>' -AddSites <sites> -WhatIf then -Commit; re-simulate for a wave whose new location introduces new content patterns before enforcing it.

## What this solution does NOT decide

Whether a target label's protection intent correctly reproduces the legacy tool's protection, the acceptable false-positive threshold, and when to decommission the source tool are records / security / data-owner determinations (Requirement 2.1, 2.8). This solution delivers the mapping, detection, simulation evidence, and the enforced reclassification — not the determination.

# 7. Best Practices — Sensitivity Label Migration Project

Field-tested practices for migrating a legacy/third-party classification estate onto Microsoft Purview sensitivity labels without mislabeling content or surprising users. These complement the Implementation and Testing guides.

## Mapping design

One target label per legacy value. Keep the matrix unambiguous — each legacy value resolves to

exactly one Purview label. Collapsing several legacy values to one label is fine; a value with two   possible targets is a decision to make before configuring, not a coin flip at enforcement.

Map to an existing, published label — never invent a target. The destination taxonomy is a

separate build. If a legacy value has no clean home, that is a finding for the label owner (extend the   taxonomy, or scope the value out), not a new label improvised inside the migration.

Name every unmapped value as an owner decision. Silent gaps are how legacy content stays

ungoverned. The matrix must show *why* a value is unmapped and *who* owns the decision.

Record the protection intent explicitly. Whether the mapped label encrypts — and whether that

reproduces protection the legacy tool applied — is a records/security determination. Capture it in the   matrix; don't let encryption "come along for free" unexamined.

## Detection (the real risk)

Prove detectability per value before you trust it. What the source tool wrote — extractable

content, indexable metadata, an email header, or an opaque blob — determines whether Purview can match   it. Confirm on a sample per value; verify the exact property/header names for your specific source   tool, never assume.

Prefer specific detections over broad ones. A tight regex/keyword that matches the exact legacy

marking string beats a loose one that also catches unrelated content. False positives here mean   mislabeled content.

Escalate the undetectable, don't fudge it. If Purview can't reliably see a marking, re-stamp it at

the source tool into a detectable form, plan manual re-labeling for that subset, or scope it out with   sign-off — never enforce a detection you know is unreliable.

## Simulation & precision

Always simulate the reclassification first. Never create a reclassification auto-labeling policy in

Enable mode. Simulation (TestWithoutNotifications) scans and reports without labeling — it is the   single most important safety control in this migration.

Measure precision with the data owner, then enforce. Sample simulation matches for false positives

and estimate false negatives against the legacy inventory. Enforcing a noisy detection reclassifies   content wrongly — and if the label encrypts, that's surprise encryption at scale.

Watch scan latency and limits. Service-side scanning processes large volumes over time and is

subject to throughput/item limits — verify current limits for your tenant and set expectations;   "no matches yet" is often "still scanning," not "nothing to find."

## Enforcement & protection

Enforce encrypting mappings last and smallest. Applying an encrypting label to existing content is

the highest-blast-radius action in the project. Pilot it on a tiny, disposable-safe set first, prove   the unauthorized-open test, and only then widen.

Expand location-by-location. Widen each reclassification policy's scope in waves, re-simulating

where a new location introduces new content patterns. A tenant-wide flip skips the cheap place to catch   a mapping error.

Keep a return-to-simulation rollback per policy. Flipping a policy back to simulation stops further

labeling immediately; document how already-applied labels are removed for each mapping before you   enforce.

## Reconciliation & decommission

Decide the residual-marking end state up front. Content that carries both the old legacy footer and

the new Purview label confuses users. Agree — leave, co-exist, or clean up — before enforcement, per   mapping.

Decommission the source tool on a schedule, not all at once. Retire the legacy classifier for a

population only after it is fully reclassified and validated; keep the source export as migration   evidence.

Reclassify to one scheme, then govern from it. The migration's payoff is that Purview controls —

DLP, retention, Copilot protection — now key off labels the platform understands. Point those controls   at the migrated labels once coverage is proven.

## Program & change management

Pilot locations, always. Reclassify a small set of sites/mailboxes before the estate; the pilot

surfaces detection, marking, and encryption issues cheaply.

Communicate before broad reclassification. Tell users which markings are changing to which labels

and what they'll see (new marking/encryption), and where to get help — the ticket flood comes from   surprise.

Keep least-privilege roles. Information Protection Admin (plus SIT management) is enough; don't

grant Global Admin for migration work.

Re-baseline periodically. Re-run IPMIG-Discovery.ps1 / IPMIG-Report.ps1 to catch new legacy

values appearing (a source tool still in use) and to track coverage over the migration's life.

## Security & safety hygiene

No credentials in code. All scripts authenticate interactively via Connect-IPPSSession /

Connect-MgGraph; never embed secrets. Store exports securely — a legacy classification inventory can   itself be sensitive.

Read-only or `-WhatIf` by default. Every provided script defaults to no-change; writes require an

explicit -Commit, and enforcement requires an explicit -EnforceFromSimulation. Keep it that way.

Verify licensing/tenant before relying on auto-labeling. Service-side auto-labeling is E5-gated and

the portal evolves — flag, don't assume.

# 8. Deliverables Summary — Sensitivity Label Migration Project

## What you receive

A complete, self-guided package to map legacy/third-party classifications to Microsoft Purview sensitivity labels and reclassify the content onto them — detection, mapping matrix, auto-labeling in simulation, precision measurement, and enforcement — using only the Microsoft Purview portal and Security & Compliance PowerShell.

## Documentation

| Document | What it gives you |
| --- | --- |
| Solution Overview | The migration model (legacy value → mapped Purview label → detection → reclassify), the mapping dimensions, naming convention, honest limits (detectability, E5 gating, no auto-convert), and the deployment model. |
| Requirements Guide | Solution-specific prerequisites (auto-labeling licensing, target labels already published, a legacy export from the source tool, per-value detectability, Information Protection role, S&C PowerShell/Graph, a pilot scope + simulation-first commitment, and a residual-marking reconciliation decision) on top of the Purview Global Requirements. |
| Implementation Guide | Ordered steps: inventory both sides → build the mapping matrix + author detection SITs → create reclassification auto-labeling in simulation (-WhatIf→commit) → run simulation + measure precision → validate coverage → enforce from simulation to reclassify the pilot → expand location-by-location + reconcile markings + decommission the source tool. Each step named, gated, and reversible. |
| Testing & Validation Guide | 10 pass/fail tests — inventory, mapping completeness, SIT detection, simulation-only posture, match report, precision sign-off (the enforcement gate), enforced==simulation, encryption/marking behavior, residual-marking reconciliation, and coverage/health. |
| Best Practices | Mapping, detection, simulation/precision, enforcement/protection, reconciliation/decommission, program/change-management, and safety guidance. |
| Troubleshooting Guide | The common failure modes (SIT doesn't detect, simulation stuck/empty, wrong-label matches, surprise encryption, double-marking, policy enforcing early) with resolutions. |

## PowerShell tools (5)

All run through Connect-IPPSSession (Security & Compliance PowerShell); read-only or -WhatIf by default, writes gated behind -Commit and enforcement behind an explicit -EnforceFromSimulation. No credentials in code.

| Script | Role | Default |
| --- | --- | --- |
| IPMIG-Discovery.ps1 | Two-sided inventory — the target Purview estate (labels, label policies, auto-labeling policies + mode, custom SITs) cross-referenced against the legacy classification values exported from the source tool. | Read-only |
| IPMIG-Set-Migration.ps1 | Reclassification config/remediation helper — from the mapping CSV, create the reclassification auto-labeling policies + rules in simulation (SIT → mapped label), then enforce-from-simulation, return-to-simulation, add locations, or remove a policy. | -WhatIf |
| IPMIG-Validation.ps1 | Simulation & health helper — report a reclassification policy's simulation mode/progress and the items it would reclassify (-SimReport), and run a full label/policy/auto-label health check (-Full). | Read-only |
| IPMIG-Report.ps1 | Coverage & precision report — every legacy value → mapped/unmapped, detection SIT present, policy simulation vs enforced, and simulated match count; CSV export. | Read-only |
| IPMIG-Scope-Health.ps1 | Mapping-health check — flag legacy values with no mapping, mappings referencing a missing SIT or target label, and policies enforcing before sign-off. | Read-only |

## Outcomes

A signed-off mapping matrix — every legacy/third-party classification value mapped to one existing

Microsoft Purview sensitivity label.

Detection proven per value in simulation, with precision measured and accepted before any

content is touched.

Content reclassified onto the mapped Purview labels by enforced auto-labeling — one classification

scheme the platform actually governs.

Residual legacy markings reconciled and the source tool decommissioned on a controlled

schedule.

Repeatable read-only tooling to re-baseline coverage and catch new legacy values over the migration's

life.

## Explicitly out of scope (deferred)

Target-label protection determinations — whether a mapped label encrypts or reproduces the legacy

tool's protection is owned by records/security/compliance/legal; this solution provides the mapping   method and evidence, not the determination.

Building the destination taxonomy, DLP, and retention — the target labels are assumed to exist

(see the sensitivity & retention labels implementation and other Purview solutions).

Any capability your licensing/tenant does not include — service-side auto-labeling (the

reclassification engine) is E5-gated; verify before relying on it.

Making an undetectable legacy marking detectable — where the source tool wrote to an opaque store,

the fix is source-tool remediation or manual re-labeling, not an invented detection.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## IPMIG-Discovery.ps1

## IPMIG-Report.ps1

Purpose: From the mapping CSV and the live Purview estate, produces the migration coverage report: for every legacy value — is it mapped to a target label, does its detection SIT exist, is the target label published, and is the reclassification policy in simulation vs enforced (with the rule's SIT). This is the coverage/status view used to gate expansion. Read-only — reads the estate and the CSV; writes only the local report CSV. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\IPMIG-Report.ps1 -MappingCsv .\mapping.csv -CsvPath .\MigrationCoverage.csv Requires ExchangeOnlineManagement (Connect-IPPSSession). Mapping CSV columns: LegacyValue, TargetLabel, SitName (optional Locations). PowerShell 5.1+ or 7+. EXPECTED RESULTS A per-legacy-value table + optional CSV: Mapped (Y/N), SitExists, LabelPublished, PolicyMode (simulation/enforced/none), SimMatchNote. Any "N" / "missing" is a coverage gap to resolve before expanding. .NOTES Purview — Sensitivity Label Migration. Read-only. Reports coverage/state; whether precision is acceptable and whether protection intent is reproduced are data-owner/records determinations, not decided here. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$MappingCsv, [string]$CsvPath, [string]$UserPrincipalName )

How to run: powershell -ExecutionPolicy Bypass -File .\IPMIG-Report.ps1 -MappingCsv .\mapping.csv -CsvPath .\MigrationCoverage.csv Requires ExchangeOnlineManagement (Connect-IPPSSession). Mapping CSV columns: LegacyValue, TargetLabel, SitName (optional Locations). PowerShell 5.1+ or 7+. EXPECTED RESULTS A per-legacy-value table + optional CSV: Mapped (Y/N), SitExists, LabelPublished, PolicyMode (simulation/enforced/none), SimMatchNote. Any "N" / "missing" is a coverage gap to resolve before expanding. .NOTES Purview — Sensitivity Label Migration. Read-only. Reports coverage/state; whether precision is acceptable and whether protection intent is reproduced are data-owner/records determinations, not decided here. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$MappingCsv, [string]$CsvPath, [string]$UserPrincipalName )

## IPMIG-Scope-Health.ps1

Purpose: Guardrail check before expansion. Reads the mapping CSV and the live estate and flags: any legacy value with NO mapping, any mapping referencing a detection SIT or target label that DOES NOT EXIST, and any reclassification policy already ENFORCING (Mode=Enable) — which must not happen before the data owner signs off precision. Read-only: makes no changes; it only reports health so you don't expand on a broken mapping. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\IPMIG-Scope-Health.ps1 -MappingCsv .\mapping.csv Requires ExchangeOnlineManagement (Connect-IPPSSession). Mapping CSV columns: LegacyValue, TargetLabel, SitName (optional Locations). PowerShell 5.1+ or 7+. EXPECTED RESULTS A HEALTHY / issues-found summary. HEALTHY = every in-scope legacy value is mapped, every referenced SIT and target label exists, and no reclassification policy is enforcing prematurely. Any issue blocks expansion until resolved. .NOTES Purview — Sensitivity Label Migration. Read-only. An unmapped value flagged as an OWNER DECISION is a determination for the data owner, not a technical fix — surface it, don't guess a mapping. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$MappingCsv, [switch]$AllowEnforced,              # suppress the "enforcing before sign-off" flag once sign-off is recorded [string]$UserPrincipalName )

How to run: powershell -ExecutionPolicy Bypass -File .\IPMIG-Scope-Health.ps1 -MappingCsv .\mapping.csv Requires ExchangeOnlineManagement (Connect-IPPSSession). Mapping CSV columns: LegacyValue, TargetLabel, SitName (optional Locations). PowerShell 5.1+ or 7+. EXPECTED RESULTS A HEALTHY / issues-found summary. HEALTHY = every in-scope legacy value is mapped, every referenced SIT and target label exists, and no reclassification policy is enforcing prematurely. Any issue blocks expansion until resolved. .NOTES Purview — Sensitivity Label Migration. Read-only. An unmapped value flagged as an OWNER DECISION is a determination for the data owner, not a technical fix — surface it, don't guess a mapping. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$MappingCsv, [switch]$AllowEnforced,              # suppress the "enforcing before sign-off" flag once sign-off is recorded [string]$UserPrincipalName )

## IPMIG-Set-Migration.ps1

## IPMIG-Validation.ps1

Purpose: Validation counterpart to IPMIG-Set-Migration.ps1. For a named reclassification auto-labeling policy (or all "Reclassify Sim -*" policies) it reports the current mode (simulation vs enforced), the distribution/deployment status, the target label it applies, and the detection SIT its rule references — so you can confirm before enforcement that the policy is still in SIMULATION, scoped correctly, and applying the mapped label. Read-only: it makes no changes and labels no content. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\IPMIG-Validation.ps1 -SimReport -PolicyName "Reclassify Sim - Confidential - Locations" powershell -ExecutionPolicy Bypass -File .\IPMIG-Validation.ps1 -SimReport      # all reclassification policies Requires ExchangeOnlineManagement (Connect-IPPSSession). Role: Information Protection reader/admin. The detailed simulated match SET (per item) is shown in the Purview portal Auto-labeling > Simulation tab — this tool reports mode/status/config and points you there; it does not read item bodies. EXPECTED RESULTS Per policy: Mode (Test* = simulation PASS before enforcement), status, target label, rule SIT. If a policy shows Mode=Enable it is ENFORCING (reclassifying) — expected only after precision sign-off. .NOTES Purview — Sensitivity Label Migration. Read-only. Whether precision is acceptable and whether to enforce are data-owner/records decisions — this tool reports state, it does not make the determination. > [CmdletBinding()] param( [switch]$SimReport, [string]$PolicyName, [string]$UserPrincipalName )

How to run: powershell -ExecutionPolicy Bypass -File .\IPMIG-Validation.ps1 -SimReport -PolicyName "Reclassify Sim - Confidential - Locations" powershell -ExecutionPolicy Bypass -File .\IPMIG-Validation.ps1 -SimReport      # all reclassification policies Requires ExchangeOnlineManagement (Connect-IPPSSession). Role: Information Protection reader/admin. The detailed simulated match SET (per item) is shown in the Purview portal Auto-labeling > Simulation tab — this tool reports mode/status/config and points you there; it does not read item bodies. EXPECTED RESULTS Per policy: Mode (Test* = simulation PASS before enforcement), status, target label, rule SIT. If a policy shows Mode=Enable it is ENFORCING (reclassifying) — expected only after precision sign-off. .NOTES Purview — Sensitivity Label Migration. Read-only. Whether precision is acceptable and whether to enforce are data-owner/records decisions — this tool reports state, it does not make the determination. > [CmdletBinding()] param( [switch]$SimReport, [string]$PolicyName, [string]$UserPrincipalName )