USB & Removable-Media DLP — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — USB & Removable-Media DLP in Microsoft Purview

## The problem

Removable media is the classic exfiltration path. A file copied to a USB stick, an SD card, or an external drive walks out the door in a pocket — and server-side DLP (Exchange, SharePoint, OneDrive, Teams) never sees it, because the copy happens entirely on the endpoint. Left unaddressed, that is both a compliance gap and a direct data-risk exposure.

## The solution

This solution governs data to USB and removable media end to end in Microsoft Purview, using two complementary control layers on onboarded devices:

Endpoint DLP — removable media (content-aware): detects and acts on *copy a sensitive file to

removable storage* — Audit / Warn / Block — keyed to your sensitive content (sensitivity labels   and/or sensitive information types), with an allow-list for corporate-issued media.

Device control — removable-storage access (device-aware): allows / audits / blocks read, write,

or execute on removable storage by device group, independent of content — so unapproved USB   devices can be blocked or made read-only regardless of what is on them.

Together they deliver *block / audit / allow by policy* for USB and removable media. Crucially, the content layer is piloted in simulation/test mode and the device layer audit-first — each records what it *would* do without blocking anyone — validated on a small device ring, and only then moved to enforce.

## How it works — the model

The delivery follows a disciplined, repeatable model with an explicit pass/fail gate at each step:

Assess → Design → Configure → Pilot (simulation/audit) → Validate → Expand (enforce).

Because removable-media block and read-only actions stop work at the moment of the action, nothing is enforced until it has been proven, in simulation/audit, to see the right activity and act only on the right content and the right devices — with a fast rollback available at all times.

## What you get

A complete document set: Overview, Requirements, an ordered Implementation guide, Testing

(pass/fail gates), Troubleshooting, Best Practices, and this summary.

Five PowerShell tools (Security & Compliance PowerShell / Microsoft Graph) — discovery,

configuration (simulation, -WhatIf first), validation, reporting, and scope/health — all   read-only or preview by default, with no credentials in code.

A defensibility evidence pack: proof of what was configured across both layers, that each was

validated in simulation/audit before enforcement, and that enforcement behaves as designed.

## Scope and boundaries

Endpoint DLP and device control are licensing-dependent (typically Microsoft 365 E5 / E5

Compliance / E5 Information Protection & Governance) and the Purview portal and device-control   surfaces evolve — capability availability and exact paths are verified against your   licensing/tenant, never assumed. Device-control policy deployment is a management-tool action   (Intune / GPO / OMA-URI), not a Security & Compliance PowerShell cmdlet.

Regulatory, records, and legal determinations — which data is sensitive, which devices are

approved, and whether an action is a violation — remain with your compliance, security, records,   privacy, and legal functions. This solution provides the technical method and the evidence,   not the determination.

## The bottom line

The classic USB exfiltration path becomes a monitored, then enforced control set in Microsoft Purview — content-aware and device-aware, configured, piloted in simulation/audit, validated, and defensible.

# Solution Overview — USB & Removable-Media DLP in Microsoft Purview

## What this solution delivers

Removable media is the classic exfiltration path. A file copied to a USB stick, an SD card, or an external drive walks out the door in a pocket — and server-side DLP (Exchange, SharePoint, OneDrive, Teams) never sees it, because the copy happens entirely on the endpoint. This solution governs data to USB and removable media end to end in Microsoft Purview, using two complementary control layers on onboarded devices:

Endpoint DLP — removable-media rules (content-aware). Once a device is onboarded to

Microsoft Purview, an Endpoint DLP policy can see and control the on-device activity *copy a    matching file to removable media* — Audit, Warn with override, or Block — keyed to your    sensitive content (sensitivity labels and/or sensitive information types), with an allow-list    for corporate-issued media.

Device control — removable-storage access control (device-aware). Independently of content, a

device-control policy can allow / audit / block read, write, or execute on removable    storage by device group — so unapproved USB devices can be blocked (or made read-only)    regardless of what is on them.

The two layers answer different questions. Endpoint DLP asks *"is this content sensitive?"* and acts on the file; device control asks *"is this device approved?"* and acts on the medium. Used together they deliver *block/audit/allow by policy* for USB and removable media — configured, piloted in simulation/test where the capability supports it, validated, and defensible.

This solution walks a competent-but-novice administrator through the complete, repeatable deployment:

Confirm onboarding & prerequisites — the device must be onboarded to Microsoft Purview

before any removable-media activity is visible or controllable, and the licensing/roles must be in    place.

Define the removable-media vocabulary — the removable-storage device group(s) that

distinguish corporate/allowed media from everything else, plus file-path exclusions where needed.

Author the controls in the safe mode first — the Endpoint DLP removable-media rule(s) in

simulation/test mode (nothing blocked), and the device-control policy in an audit-first    posture — each keyed to the design.

Validate, then enforce and expand — prove, on a small pilot device ring, that the activity is

*seen* and *would* act; then move rules from simulation to enforce (and device control from    audit to block) deliberately, with an explicit pass/fail gate and a documented rollback at every    step.

## The two control layers (how they differ)

| Layer | What it keys on | What it controls | Configured where |
| --- | --- | --- | --- |
| Endpoint DLP — removable media | Content (sensitivity label and/or sensitive info type) | The on-device activity *copy a matching file to a removable/USB device* — Audit / Warn / Block, except the corporate device group. | Microsoft Purview → Data Loss Prevention (a DLP policy on the Devices location, with the removable-media endpoint restriction). |
| Device control — removable-storage access control | Device (a removable-storage device group / device properties) | Read / Write / Execute on removable storage — Allow / Audit / Block by device group, regardless of content. | Device-control policy deployed to onboarded devices via your management tooling (e.g. Intune / Group Policy / OMA-URI) — verify the exact surface and availability for your tenant. |

Both require onboarding. A device must be onboarded to Microsoft Purview (the onboarding surface shared with Microsoft Defender for Endpoint) before removable-media activity is visible or controllable. No onboarding, no control.

## Endpoint DLP removable-media control — what it is (and is not)

It is the extension of Purview Data Loss Prevention to the Devices location for the

removable-media activity — detecting and acting on *copy a matching file to a USB / removable   storage device*, with an allow-list of corporate removable-media device groups so approved   media is exempt.

It is not a whole-of-endpoint DLP rollout. This solution is **focused on removable media / USB

and device control**; other endpoint egress channels (print, clipboard, network share, cloud/browser   upload) are out of scope here and are a separate, broader Endpoint DLP engagement.

It is licensing-dependent. Endpoint DLP is a premium capability (typically Microsoft 365 E5,

the E5 Compliance, or the E5 Information Protection & Governance add-on) and in-scope users   must be licensed. Device-control availability and the exact deployment surface likewise depend on   your licensing and management tooling. Some settings are newer or in preview and the portal evolves   — verify capability availability and exact portal paths against your licensing/tenant rather   than assuming (see global-requirements-purview.md §1).

## Simulate / audit first — these are high-impact controls

A Block on removable media stops real work at the moment someone tries to copy a file or plug in a device. A mis-scoped rule can block a legitimate user mid-task. Therefore:

The Endpoint DLP removable-media policy is deployed in simulation / test mode first (the DLP

policy modes *Test with notifications* / *Test without notifications*; in the portal, *"Run the   policy in simulation mode"*) — it evaluates and records what it *would* do without blocking   anyone — validated on a small pilot device group, and only then moved to enforce.

The device-control policy is deployed audit-first (allow + audit) before any block, on the

same pilot ring.

Verify the exact simulation/test terminology and the device-control audit/enforce settings in your tenant (the wording evolves).

Determinations are not yours to make. *Which* data is sensitive, *which* devices are approved, and *whether* a given copy is a policy violation are compliance / records / security / HR-legal determinations — this solution delivers the technical configuration and the evidence, not the determination (see global-requirements-purview.md §5).

## The standard deployment model

Every step follows the same repeatable model, with an explicit pass/fail gate between phases:

Assess → Design → Configure → Pilot (simulation/audit) → Validate → Expand (enforce).

Assess — confirm licensing, least-privilege roles, device-onboarding readiness, the in-scope

sensitive content, the pilot device group, and compliance/security stakeholder sign-off.

Design — decide the removable-media action (audit / warn / block) and the device-control posture

(read-only vs block for unapproved media), define the corporate device group(s), name every object,   and set the pilot scope.

Configure — set the removable-media device group(s), then build the Endpoint DLP policy + rule(s)

in simulation and the device-control policy in audit-first.

Pilot — run in simulation/audit on the pilot devices; confirm the activity is seen and *would*

act without blocking anyone.

Validate — run the pass/fail gates in 05-testing.md.

Expand — move rules to enforce and device control to block, widen device scope only after the

gate passes; roll back per 03-implementation.md if a gate fails.

## What's in the box

This overview, a Requirements guide, an ordered Implementation guide, Testing

(pass/fail gates), Troubleshooting, Best Practices, and a Deliverables Summary +   Executive Summary.

Five PowerShell tools (Security & Compliance PowerShell / Microsoft Graph): a Discovery

inventory of onboarding readiness, removable-media settings, and existing config; a   Configure/Remediation helper that builds the removable-media DLP policy + rule(s) in   simulation (`-WhatIf` first); a Validation checker; a Reporting rollup of removable-media   configuration and activity; and a scope/health helper — read-only or `-WhatIf` by default; no   credentials in code. (Device-control *policy deployment* is a management-tool action — the scripts   report on it and DLP but do not invent a cmdlet to push a device-control policy.)

Sources. Microsoft Learn — *Learn about Microsoft Purview Endpoint data loss prevention*, *Get started with / Onboard Windows devices into Microsoft Purview*, *Configure endpoint DLP settings* (removable-storage device groups), *Create and deploy data loss prevention policies* (conditions, actions, simulation mode), and *Device control / Removable storage access control*. These capabilities are licensing-dependent and the Purview portal is evolving — verify capability availability, portal paths, and cmdlet parameters against your licensing/tenant rather than assuming.

# Requirements — USB & Removable-Media DLP in Microsoft Purview

Confirm every prerequisite below before you configure anything. Category-level prerequisites (tenant, compliance licensing model, least-privilege roles, Security & Compliance PowerShell / Graph toolchain, in-scope data sources, compliance/privacy/legal stakeholders, pilot scope + change control) are in global-requirements-purview.md — reference them; they are not repeated here. The items below are the ones specific to USB / removable-media control: device onboarding, the removable-storage settings, and the two control layers (content-aware Endpoint DLP and device-aware device control).

Each requirement is written as Description · Why · Verify · Implement if missing.

__________________________________________________

## R1. Endpoint DLP / device-control licensing, assigned to in-scope users

Description: The licensing that includes Endpoint DLP — typically Microsoft 365 E5, the E5 Compliance, or the E5 Information Protection & Governance add-on — assigned to the users who sign in to the in-scope devices. Device-control availability likewise depends on your licensing and management tooling. Why: Endpoint DLP is a premium, plan-gated capability; without the right licence the Devices location and the removable-media activity are not available, and endpoint enforcement is licensed per user. Verify: Microsoft 365 admin center → Billing → Licenses confirms the SKU/add-on. In the Purview portal, Data Loss Prevention exposes the Devices location and Settings → Device onboarding is present. Cross-check the removable-media/device-control activities against the *Microsoft Purview service description* — verify against your licensing/tenant. Implement if missing: Acquire and assign the required SKU/add-on to in-scope users before onboarding devices or authoring removable-media rules.

## R2. Least-privilege roles for DLP + device onboarding + device-control deployment

Description: The least-privilege roles, mapped to named people:

Compliance Administrator or Compliance Data Administrator (or the **DLP Compliance

Management** role group) to author the DLP policy/rule and configure the removable-storage settings.

The rights to onboard devices by your chosen method (e.g. Intune Administrator for an

Intune configuration profile, or a device/GPO administrator for Group Policy / local script).

The rights to deploy the device-control policy through your management tooling (typically the

same Intune / device-management role) — device control is deployed to devices, not authored in   Security & Compliance PowerShell.

Global Administrator only where genuinely required (e.g. first-time service enablement).

Why: Purview uses fine-grained role groups; DLP authoring, device onboarding, and device-control deployment are distinct duties and should not be over-granted to one account. Verify: Purview portal → Roles & scopes / Permissions confirms the DLP role membership; your device-management console confirms the onboarding + device-control roles. DLPUSB-Discovery.ps1 reports the DLP policy/role signals it can read. Implement if missing: Assign the least-privilege role for each duty under change control.

## R3. Supported, healthy devices ready to onboard

Description: In-scope endpoints running a supported build (Windows 10 version 1809 or later, or Windows 11; macOS is supported for removable-media DLP with its own minimums) with a current antimalware client and the servicing/updates Endpoint DLP requires, managed in a way that supports your onboarding method. Why: Removable-media sensing depends on the client components; unsupported or unpatched devices will not report the *copy to removable media* activity reliably. Verify: Confirm the OS build and update state on a sample of devices; DLPUSB-Discovery.ps1 (Graph) reports managed-device OS/version signals where readable. Confirm exact minimum build/AV requirements — and macOS support specifics — against current Microsoft docs for your tenant. Implement if missing: Patch/upgrade devices to a supported build and healthy AV state before onboarding.

## R4. A device-onboarding method chosen and available

Description: A chosen method to onboard devices to Microsoft Purview — one of Microsoft Intune, Group Policy, local onboarding script, or Microsoft Configuration Manager — using the onboarding package from Purview → Settings → Device onboarding. (Onboarding is shared with Microsoft Defender for Endpoint; devices already onboarded there may already satisfy this.) Why: Onboarding is what makes the removable-media activity visible to Purview; the method must fit how the estate is managed and be repeatable for the pilot and expansion rings. Verify: Purview → Settings → Device onboarding shows the onboarding packages/options; a test device appears in the Devices list after onboarding. DLPUSB-ScopeHealth.ps1 prompts to confirm onboarding status in-portal and reports managed-device counts (Graph) as a proxy. Implement if missing: Select the onboarding method that matches your management tooling, download the package, and onboard the pilot devices first.

## R5. In-scope sensitive content to key the Endpoint DLP rule on (labels and/or SITs)

Description: The sensitive content the removable-media DLP rule will match — sensitivity labels (e.g. *Confidential*) already published and in use, and/or sensitive information types (built-in or custom) and/or trainable classifiers — that define *what* triggers the *copy to removable media* control. Why: The content-aware layer acts on content that matches a condition; without labels or SITs to match, the rule has nothing to key on (or would apply to *all* content copied to USB, which is rarely intended for the content layer). Verify: Purview → Information Protection → Labels shows the labels published; Data classification → Sensitive info types shows the SITs; in-scope content carries labels (Activity/ Content explorer where available). DLPUSB-Discovery.ps1 inventories labels and SITs. Implement if missing: Publish/adopt the needed sensitivity labels or select the SITs first. (The device-control layer is content-agnostic and can start without this; the Endpoint DLP layer needs it.)

## R6. Removable-storage device group(s) defined (the "corporate/allowed media" allow-list)

Description: The removable-storage device group(s) in Endpoint DLP settings that distinguish corporate-issued / approved media (by device ID, vendor ID, serial number, etc., as your standard allows) from everything else, plus any file-path exclusions. Name the corporate group (e.g. USBG-Corporate). Why: These groups are the *vocabulary* both layers speak — "block copy to USB except the corporate device group," "allow only approved removable storage." Without them the controls cannot distinguish sanctioned from unsanctioned media. Verify: Purview → Data Loss Prevention → Endpoint DLP settings → Removable storage device groups shows the group defined and populated. DLPUSB-Discovery.ps1 reports the endpoint settings it can read and flags anything not readable. Implement if missing: Define the corporate device group(s) before authoring the rule or the device-control policy that references them. Verify the exact settings page and device-property options against your tenant (they evolve).

## R7. A device-control deployment surface (for the device-aware layer)

Description: The mechanism to deploy a removable-storage access control (device-control) policy to onboarded devices — typically Microsoft Intune (device-control profile / settings catalog), Group Policy, or OMA-URI, referencing the same removable-storage device group(s). The device-control policy sets Allow / Audit / Block for read / write / execute on removable storage by device group, independent of content. Why: The content-aware Endpoint DLP layer sees *sensitive* files; the device-aware layer controls the medium regardless of content (e.g. make unapproved USB read-only or blocked). Delivering both gives *block/audit/allow by policy*. Verify: Confirm your management tooling exposes the removable-storage/device-control settings and that a test policy targets the pilot devices. Verify the exact device-control surface, setting names, and availability for your tenant/OS — these differ by platform and evolve. Implement if missing: Select the device-control surface that matches your management tooling and confirm it can target the pilot ring. (There is no Security & Compliance PowerShell cmdlet to push a device-control policy — the provided scripts *report* on it but do not deploy it.)

## R8. Control decision (audit / warn / block, read-only vs block) — agreed with stakeholders

Description: A documented decision, for each layer, of the intended action, agreed with compliance / security (and HR/legal where the action affects users):

Endpoint DLP (content): for *copy sensitive content to removable media* — Audit, **Warn

with override, or Block** — and which sensitive content it applies to.

Device control (device): the posture for unapproved removable storage — Audit,

read-only, or Block for read/write/execute — and the approved-media exception. Why: The action is a policy decision, not a technical default; blocking versus auditing removable media, or making it read-only, has real operational and user impact and must reflect enterprise policy. Verify: Confirm the per-layer action decision and the in-scope content/media in writing before you move anything from simulation/audit to enforce. Implement if missing: Capture the decision with the relevant owners; until then, deploy audit / simulation only. (See global-requirements-purview.md §5.)

## R9. A named pilot device group and change control (simulation/audit first)

Description: A named pilot device group (a limited set of onboarded devices, e.g. DG-USB-Pilot, or a pilot user group SG-USB-Pilot) and agreement to run the Endpoint DLP policy in simulation/test mode and the device-control policy in audit-first posture, under a change-control process, before any enforcing, broad-scope rollout. Why: Removable-media block/read-only actions are high-impact; simulation/audit on a small ring proves the activity is seen and the controls *would* act without disrupting real work, and lets you tune before enforcing. Verify: Confirm the pilot group exists and is onboarded, that simulation/test (DLP) and audit (device control) modes are used first, and a change window/approval path. DLPUSB-ScopeHealth.ps1 (-WhatIf) previews pilot-scope targeting. Implement if missing: Define the pilot group, onboard it, deploy in simulation/audit, and agree change control before enabling enforcement.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# Implementation Guide — USB & Removable-Media DLP in Microsoft Purview

This is the ordered, do-it-in-this-sequence guide. It follows the standard model — Assess → Design → Configure → Pilot (simulation/audit) → Validate → Expand (enforce) — with every object named, an explicit pass/fail gate at each phase, and a rollback for each change. Do not skip the simulation/audit phase; removable-media block and read-only actions are high-impact.

The two control layers you are delivering:

| Layer | Keys on | Controls | Built where |
| --- | --- | --- | --- |
| Endpoint DLP — removable media | Content (label / SIT) | *Copy a matching file to removable/USB storage* — Audit / Warn / Block, except the corporate device group | Purview → Data Loss Prevention (Devices location, removable-media restriction) |
| Device control — removable-storage access | Device (device group) | Read / Write / Execute on removable storage — Allow / Audit / Block by device group | Management tooling (Intune / GPO / OMA-URI) — verify surface for your tenant |

Named objects used throughout (rename to your convention, but be consistent):

| Object | Name used here |
| --- | --- |
| Endpoint DLP policy | EDLP-USB-Pilot |
| Removable-media rule | EDLP-Rule-USB |
| Device-control policy (management tool) | DC-RemovableStorage-Pilot |
| Corporate removable-media device group | USBG-Corporate |
| Pilot device group | DG-USB-Pilot |
| Pilot user group | SG-USB-Pilot |

Tooling note. Endpoint device onboarding and the removable-storage device groups are configured in the Purview portal — there is no supported Security & Compliance PowerShell cmdlet to *onboard* a device or to *deploy* a device-control policy. The DLP policy and rule can be authored in the portal or with New-/Set-DlpCompliancePolicy and New-/Set-DlpComplianceRule; the provided DLPUSB-Configure.ps1 builds them in simulation with -WhatIf by default. The device-control policy is deployed through your management tooling — the scripts *report* on it, they do not push it. Verify every portal path and cmdlet parameter against your tenant — the portal and the removable-media restriction parameter names evolve.

__________________________________________________

## Phase 0 — Assess (confirm you are ready)

Confirm requirements. Walk 02-requirements.md R1–R9. Do not proceed until licensing,

roles, supported devices, an onboarding method, in-scope sensitive content, the removable-storage    device group plan, the device-control surface, the per-layer action decision, and a pilot group    are all confirmed.

Run Discovery. Connect-IPPSSession, then .\DLPUSB-Discovery.ps1 to inventory existing DLP

policies/rules, the Devices coverage, sensitivity labels, and SITs. Keep the CSV as your    baseline.

Confirm onboarding readiness. .\DLPUSB-ScopeHealth.ps1 reports managed-device signals

(Graph) and prompts you to confirm, in Purview → Settings → Device onboarding, that the pilot    devices are onboarded.

Gate 0 (pass/fail): All of R1–R9 satisfied, Discovery baseline captured, pilot devices onboarded and visible in Purview → Devices. Fail → stop and close the gap; do not configure.

__________________________________________________

## Phase 1 — Onboard the pilot devices

In Purview portal → Settings → Device onboarding (verify path), review the supported

onboarding methods and download the package for your chosen method (Intune / Group Policy / local    script / Configuration Manager).

*Local script* is fine for a handful of pilot machines; use Intune or GPO for scale.

If devices are already onboarded to Microsoft Defender for Endpoint, they may already be

onboarded here — confirm they appear under Devices.

Onboard only the pilot devices (DG-USB-Pilot) first.

Gate 1: Pilot devices show as onboarded in Purview → Devices; a test activity (copy a benign file to a USB stick) appears in Activity explorer (Devices) within the expected latency. Fail → rollback: offboard the device via your onboarding tool's offboarding package; re-check the device prerequisites (R3) before retrying. No policy is configured yet, so there is nothing to enforce-rollback at this stage.

__________________________________________________

## Phase 2 — Define the removable-storage device group(s)

In Purview → Data Loss Prevention → Endpoint DLP settings → Removable storage device groups (verify path), create USBG-Corporate listing the corporate-issued/approved USB devices (by device ID / vendor ID / serial number, as your standard allows). This is the allow-list both layers use to block everything except approved media. Define any file-path exclusions here too.

Gate 2: USBG-Corporate exists and is populated; DLPUSB-Discovery.ps1 re-run reports it as readable (or you have confirmed it in-portal where a setting is not exposed to PowerShell). Fail → rollback: remove/blank the group; groups are inert until a rule or device-control policy references them, so there is no user impact yet.

__________________________________________________

## Phase 3 — Author the Endpoint DLP policy + removable-media rule in SIMULATION

Create one DLP policy, EDLP-USB-Pilot, scoped to the Devices location and the pilot scope only, in simulation/test mode (nothing is blocked), with a single removable-media rule. Author in the portal or run .\DLPUSB-Configure.ps1 -WhatIf first, then .\DLPUSB-Configure.ps1 -Commit (still simulation) to create the objects.

Create the policy (simulation, Devices location, pilot scope):

Location: Devices only, scoped to DG-USB-Pilot / SG-USB-Pilot.

Mode: simulation/test (portal: *"Run the policy in simulation mode"*; PowerShell: a Test

mode — TestWithoutNotifications for a silent pilot, or TestWithNotifications to also show      policy tips). Verify the exact mode value in your tenant.

Add the removable-media rule EDLP-Rule-USB:

Condition on your sensitive content (a sensitivity-label condition such as *Confidential*,

and/or a sensitive-info-type condition) — not "all content".

Endpoint restriction: the *copy to a removable USB/removable-storage device* activity, set to

Audit while in simulation, except USBG-Corporate (approved media is exempt).

The endpoint restriction is set on the rule (portal → Devices activities, or PowerShell via

the rule's endpoint-restriction parameter). Verify the exact restriction Setting name and      permitted values (`Audit` / `Warn` / `Block` / `Ignore`) against `Get-Help New-DlpComplianceRule      -Full` in your tenant before scripting them.

Save. The policy is now evaluating on the pilot devices without blocking anyone.

Gate 3: EDLP-USB-Pilot exists, is in simulation/test, scoped to Devices + pilot only, with EDLP-Rule-USB present, conditioned on sensitive content, and referencing USBG-Corporate. DLPUSB-Validate.ps1 reports PASS for policy-exists, Devices-location, mode-is-simulation, scope-is-pilot, and rule-present. Fail → rollback: Set-DlpCompliancePolicy -Identity EDLP-USB-Pilot -Mode Disable (or delete with Remove-DlpCompliancePolicy); simulation blocks nothing, so impact is limited to telemetry.

__________________________________________________

## Phase 4 — Deploy the device-control policy in AUDIT-first

In your management tooling (Intune / GPO / OMA-URI — verify surface, R7), create DC-RemovableStorage-Pilot targeting DG-USB-Pilot:

Set the posture for unapproved removable storage to Audit first (allow + audit), with

USBG-Corporate as the approved exception.

Do not set Block/read-only yet — audit-first proves the control is seen without disrupting

work.

Gate 4a: DC-RemovableStorage-Pilot is deployed to the pilot devices in audit posture; device-control audit events appear for a test USB action. Fail → rollback: remove the assignment in your management tool; nothing is blocked in audit posture.

__________________________________________________

## Phase 5 — Pilot & validate (simulation + audit)

Let both layers run on DG-USB-Pilot for the agreed observation window.

Perform the sanctioned test actions in 05-testing.md on a pilot device (copy a test-labeled

file to a non-corporate USB; copy to a USBG-Corporate device; plug in an unapproved USB).

Review Activity explorer (Devices), the DLP policy's simulation results, and the

device-control audit events; run .\DLPUSB-Report.ps1 to roll up configuration and (where    available) activity.

Tune: adjust the DLP condition/allow-list to remove false positives (e.g. add a legitimate

corporate USB to USBG-Corporate) and confirm both layers see the activity.

Gate 5 (pass/fail): The Endpoint DLP rule recorded the *copy sensitive content to USB* action in simulation (would act), the device-control policy recorded the unapproved-media action in audit, the USBG-Corporate exception is respected, false positives triaged, and the R8 action decision confirmed in writing. Fail → do not enforce; keep tuning in simulation/audit.

__________________________________________________

## Phase 6 — Enforce, then expand

Only after Gate 5 passes.

Endpoint DLP: update EDLP-Rule-USB to its R8 action — Warn (override) or Block —

then move the policy out of simulation to enforce (portal: turn the policy On; PowerShell:    Set-DlpCompliancePolicy -Identity EDLP-USB-Pilot -Mode Enable), still scoped to the pilot first.

Device control: update DC-RemovableStorage-Pilot from audit to the R8 posture —

read-only or Block for unapproved removable storage — in your management tool, still    targeting the pilot.

Re-run the sanctioned tests (05-testing.md) and confirm the enforced behaviour: sensitive

content is blocked/warned on non-corporate USB, unapproved media is read-only/blocked, and    USBG-Corporate remains allowed.

Expand scope in rings. Widen the Devices scope and the device-control assignment (add the

next device group), re-validate, and repeat. Consider renaming/cloning to production policies    (EDLP-USB / DC-RemovableStorage) as you exit pilot.

Gate 6: On the pilot, the enforced content block/warn and the device-control read-only/block act as designed and USBG-Corporate is not blocked; expansion rings each pass the same gate before widening. Fail → rollback: immediately return the DLP policy to simulation/test (Set-DlpCompliancePolicy -Mode TestWithoutNotifications) or Disable it, and set the device-control policy back to audit in your management tool — this stops enforcement at once — then diagnose per 06-troubleshooting.md before re-enforcing.

__________________________________________________

## Rollback summary (fast reference)

| Situation | Action |
| --- | --- |
| The DLP rule blocks legitimate work | Set EDLP-Rule-USB action back to Audit, or set the policy to simulation/test, then tune the allow-list/conditions. |
| Device control blocks a legitimate USB | Add the device to USBG-Corporate, or set the device-control posture back to audit/read-only in your management tool. |
| The whole DLP policy misbehaves | Set-DlpCompliancePolicy -Identity EDLP-USB-Pilot -Mode Disable (stops all enforcement) or -Mode TestWithoutNotifications (back to simulation). |
| A device should not be in scope | Remove it from the scoped device/user group and the device-control assignment, or offboard it via your onboarding tool. |
| Start over cleanly | Remove-DlpComplianceRule -Identity EDLP-Rule-USB, then Remove-DlpCompliancePolicy -Identity EDLP-USB-Pilot; remove the device-control assignment in your management tool. |

Enforcement changes are high-impact — make them under change control, keep the pilot ring small, and never move both layers to hard Block at once without validating each in simulation/audit first.

# Testing & Validation — USB & Removable-Media DLP

This is the pass/fail gate set. Run it in two passes: once in simulation/audit (Phase 5 — the activity is *seen* and the controls *would* act, nothing is blocked) and again after enforce (Phase 6 — the block/warn/read-only actions *actually* apply). Every test uses benign test content deliberately marked to match your policy conditions (e.g. a document carrying your *Confidential* sensitivity label and/or seeded with a matching sensitive information type) and a non-corporate test USB — never real regulated data.

Determination boundary. These tests prove the controls work as configured. Whether a given real-world action is a *violation*, and any consequence, is a compliance / security / HR-legal determination — not a test outcome (see global-requirements-purview.md §5).

Run .\DLPUSB-Validate.ps1 for the configuration gates and .\DLPUSB-Report.ps1 for the activity/telemetry rollup between passes.

__________________________________________________

## A. Configuration gates (automated — `DLPUSB-Validate.ps1`, read-only)

| # | Check | PASS signal |
| --- | --- | --- |
| A1 | DLP policy exists | EDLP-USB-Pilot is present. |
| A2 | Devices location | The policy covers the Devices location. |
| A3 | Simulation first | In the pilot pass, the policy Mode is a Test/simulation mode (not Enable). |
| A4 | Pilot scope | The policy is scoped to DG-USB-Pilot / SG-USB-Pilot, not all devices. |
| A5 | Removable-media rule present | EDLP-Rule-USB exists and is enabled. |
| A6 | Sensitive-content condition | The rule carries a sensitivity-label and/or sensitive-info-type condition (not "all content"). |
| A7 | Allow-list group referenced | The rule references USBG-Corporate as the approved-media exception. |

Gate A: All applicable rows PASS. Any FAIL → fix in 03-implementation.md before behavioural testing.

Device-control policy configuration is not readable via Security & Compliance PowerShell — confirm DC-RemovableStorage-Pilot and its posture in your management tooling (Intune / GPO / OMA-URI) as a manual gate.

__________________________________________________

## B. Behavioural tests — both layers (manual, on a pilot device)

Perform each action with the stated media/content and record the result. In the simulation/audit pass the expected result is *"activity recorded; no block."* In the enforce pass the expected result is the R8 action.

| # | Layer | Test action (on a pilot device) | Simulation/audit PASS | Enforce PASS (per R8) |
| --- | --- | --- | --- | --- |
| B1 | Endpoint DLP (content) | Copy the matching test file to a non-corporate USB stick | Activity recorded in Activity explorer; no block | Blocked/Warned as designed |
| B2 | Endpoint DLP (exception) | Copy the same file to a USBG-Corporate device | Activity recorded; no block | Allowed (approved media exempt) |
| B3 | Device control (device) | Plug in an unapproved USB and attempt read/write | Audit event recorded; access allowed | Read-only / blocked per R8 |
| B4 | Device control (exception) | Plug in a USBG-Corporate device and read/write | Audit event recorded; access allowed | Allowed (approved media exempt) |

Gate B (simulation/audit pass): B1–B4 all recorded the activity. A test that records nothing is a coverage failure — do not enforce it; diagnose per 06-troubleshooting.md (onboarding, latency, condition match, device-group membership).

Gate B (enforce pass): The enforced content block/warn (B1) and device-control read-only/block (B3) act as designed and the USBG-Corporate exceptions (B2, B4) are not blocked. Any deviation → roll back to simulation/audit and tune.

__________________________________________________

## C. Negative / false-positive tests (both passes)

| # | Check | PASS signal |
| --- | --- | --- |
| C1 | Non-matching content | Copying a file that carries no matching label/SIT to a non-corporate USB triggers no Endpoint DLP content match. |
| C2 | Allow-listed media | The corporate USB (USBG-Corporate) is not blocked by either layer in the enforce pass. |
| C3 | Out-of-scope device | A device not in DG-USB-Pilot shows no enforcement from this policy or the device-control assignment. |
| C4 | Override/justification | Where Warn/override or business justification is configured on the DLP rule, the prompt appears and the override is logged. |

Gate C: All applicable rows PASS. A false positive (C1/C2 fails) must be tuned before wider enforcement — false positives erode user trust and drive shadow workarounds.

__________________________________________________

## D. Evidence to capture (for the defensibility pack)

Capture and retain, for each pass:

DLPUSB-Validate.ps1 output (configuration gate results).

DLPUSB-Report.ps1 output (policy modes + Activity-explorer export of removable-media activity,

where available).

Screenshots of Purview → Activity explorer (Devices) showing the removable-media activity, the

device-control audit/enforce events in your management tool, and the policy tip / block   dialog in the enforce pass.

A completed B-layer matrix signed off by the change owner, the R8 action decision, the

device-group (`USBG-Corporate`) membership, and the onboarding confirmation (pilot devices   listed in Purview → Devices).

This evidence set is what makes the control defensible — it shows *what* was configured across both layers, *that* each was validated in simulation/audit before enforcement, and *that* enforcement behaves as designed. Store it with the change record.

# Troubleshooting — USB & Removable-Media DLP

The failures you will actually hit, with the most likely cause and the fix. Work top-down: most "the policy isn't working" reports trace back to onboarding, device-group membership, condition matching, or simulation-vs-enforce confusion — not the rule itself. Where a portal path or cmdlet parameter is named, verify it against your tenant — the Purview portal and the removable-media / device-control options evolve.

__________________________________________________

## 1. A device shows no removable-media activity at all

Symptoms: Copy a matching file to a USB stick on a device and nothing appears in Activity explorer (Devices); the policy never fires.

Likely causes & fixes

Device isn't onboarded. The #1 cause. Confirm the device appears under Purview → Devices

(Settings → Device onboarding). If not, re-run your onboarding method (Intune/GPO/local script/   ConfigMgr). There is no S&C PowerShell cmdlet to onboard — it is a portal/management-tool action.

Unsupported / unpatched build. Endpoint sensing needs a supported build (Windows 10 1809+ /

Windows 11, or a supported macOS) and a current antimalware client (R3). Patch and retest.

Onboarding still propagating. After onboarding, allow time for the device to register and for

activity to surface — endpoint telemetry is not instant. Wait and retry.

Check the proxy signal: DLPUSB-ScopeHealth.ps1 reports managed-device counts (Graph) — but

remember that is a proxy; the authoritative check is the Devices list in the portal.

__________________________________________________

## 2. Endpoint DLP (content) sees the copy, but device control does nothing (or vice-versa)

Symptoms: Only one of the two layers is acting.

Fix

They are configured in different places. Endpoint DLP (content) is the Purview DLP policy;

device control (device) is deployed through your management tooling (Intune / GPO / OMA-URI).   Confirm both exist: DLPUSB-Validate.ps1 covers the DLP policy; check   DC-RemovableStorage-Pilot in your management tool for the device-control layer.

Device control not assigned to the pilot ring. Verify the device-control policy targets

DG-USB-Pilot and reached the device (management-tool reporting).

Remember what each layer does: content DLP only fires on sensitive content; device control

fires on the device regardless of content. A plain (non-sensitive) file copy to an unapproved   USB is a *device-control* event, not a content-DLP event — that is by design.

__________________________________________________

## 3. The control fires on the wrong things (false positives)

Symptoms: Legitimate work is flagged/blocked — a corporate USB, or a non-sensitive file copy.

Likely causes & fixes

Approved device not in `USBG-Corporate`. Add the corporate device to the removable-storage

device group (Endpoint DLP settings) and make sure the DLP rule and the device-control policy   reference it as the approved exception.

Content condition too broad. If the Endpoint DLP rule keys on "all content" instead of a

sensitivity label / SIT, it matches everything copied to USB. Tighten the condition (R5).   DLPUSB-Validate.ps1 gate A6 flags a rule with no readable content condition. (If you actually   want to stop *all* USB use, that belongs in the device-control layer, not a content rule keyed   to "all content.")

SIT confidence/count too loose. Raise the confidence level or instance count on the sensitive

information type to cut noise, then re-test.

Tune in simulation/audit — never tune by loosening an already-enforcing block in production.

__________________________________________________

## 4. The rule doesn't fire on content it should

Symptoms: A file you expect to match is copied to USB with no policy match.

Likely causes & fixes

Content doesn't carry the label/SIT. The test file must actually carry the **sensitivity

label or contain the sensitive information type** the rule keys on. Seed a known match.

Label not published / SIT not in scope. Confirm the label is published to the user (Information

Protection → Label policies) and the SIT exists (Data classification). DLPUSB-Discovery.ps1   inventories both.

Rule disabled. DLPUSB-Validate.ps1 gate A5b flags a disabled rule.

__________________________________________________

## 5. Simulation/audit looks fine but enforcement doesn't block

Symptoms: In simulation/audit the activity is recorded; after "turning it on" the block/warn/ read-only still doesn't happen.

Likely causes & fixes

DLP policy still in a Test mode. Simulation records but does not block. To enforce, move the

policy out of simulation: portal → turn the policy On; PowerShell → Set-DlpCompliancePolicy   -Identity EDLP-USB-Pilot -Mode Enable. DLPUSB-Validate.ps1 gate A3 shows the current mode.

Rule action still Audit. The removable-media restriction may be Audit even though the policy

is enforcing. Set it to Warn/Block per the R8 decision.

Device-control policy still in audit. In your management tool, move DC-RemovableStorage-Pilot

from audit to read-only / Block for unapproved media.

Device out of scope. Enforcement only applies to devices in scope. Confirm with

DLPUSB-ScopeHealth.ps1 / gate A4 and the device-control assignment.

Propagation delay. Policy/action changes take time to reach endpoints. Wait, then retest.

__________________________________________________

## 6. `New-DlpComplianceRule` fails on the removable-media restriction

Symptoms: DLPUSB-Configure.ps1 -Commit (or manual scripting) errors when setting the endpoint restriction, e.g. an invalid Setting name or value.

Fix

Verify the exact Setting name and value for your tenant. The removable-media endpoint-restriction

Setting name and permitted values (Audit / Warn / Block / Ignore) evolve. Run   Get-Help New-DlpComplianceRule -Full and check current Microsoft docs, then adjust the hashtable.   The script deliberately prints the planned Setting name so you can verify before -Commit.

Prefer the portal for the first build if PowerShell parameter names are uncertain, then read the

result back with DLPUSB-Discovery.ps1 to learn the exact shape in your tenant.

__________________________________________________

## 7. `-EndpointDlpLocation` / scope errors

Symptoms: Creating the policy errors on the location/scope value.

Fix

The Devices location is scoped by user/group (or All). Confirm the pilot group

(SG-USB-Pilot) exists and the identifier is one your tenant accepts. DLPUSB-ScopeHealth.ps1   reports the group and the current scope.

Avoid All during the pilot — scope to the pilot group first (gate A4).

__________________________________________________

## 8. The device-control policy won't deploy / doesn't reach devices

Symptoms: DC-RemovableStorage-Pilot shows as failed/not-applied in your management tool.

Likely causes & fixes

This is a management-tool issue, not a Purview one. Device control is deployed via **Intune /

GPO / OMA-URI — troubleshoot in that console (assignment, targeting, sync, per-OS support). The   provided scripts do not** deploy or read the device-control policy.

OS / surface mismatch. The removable-storage/device-control settings and their availability

differ by platform and evolve — verify the exact surface for your tenant/OS.

Device not onboarded/managed. The device must be managed by the tool pushing the policy; confirm

enrollment/management state.

__________________________________________________

## 9. Activity report is empty or export fails

Symptoms: DLPUSB-Report.ps1 returns no activity, or the Activity Explorer export warns and skips.

Likely causes & fixes

Licensing/permission. Export-ActivityExplorerData is licensing-dependent; the script **warns

and degrades to policy-modes only rather than failing. Fall back to Purview → Activity explorer   (filter to Devices**) in the portal.

Quiet pilot window. A small pilot may simply have no activity in the window — widen -Days or

perform the sanctioned test actions from 05-testing.md first.

Role. Ensure the connected account holds a role that can read Activity Explorer.

Device-control audit lives elsewhere. Device-control audit events are in your **management

tool**, not Activity Explorer — check both.

__________________________________________________

## 10. "It blocked an admin / broke a workflow" — emergency rollback

Do this immediately, then diagnose:

Return the DLP policy to simulation or off: `Set-DlpCompliancePolicy -Identity EDLP-USB-Pilot

-Mode TestWithoutNotifications (simulation) or -Mode Disable` (off). Either stops enforcement at   once.

Set the device-control policy back to audit (or remove its assignment) in your management tool.

Or add the affected device to USBG-Corporate if it should have been approved.

Then work the relevant section above (usually §3 false positives or §5 scope), fix **in

simulation/audit**, re-validate with DLPUSB-Validate.ps1, and only then re-enforce.

__________________________________________________

## When to escalate to the determination owners (not a technical fix)

Some questions are not troubleshooting — they are determinations that belong to compliance / security / records / HR-legal (see global-requirements-purview.md §5):

*Should* removable media be blocked, read-only, or only audited? → the R8 decision

owners.

Is *this device* actually approved corporate media? → the device/security owners.

Is a user's action a violation, and what is the consequence? → HR / legal.

Provide them the evidence (DLPUSB-Report.ps1, Activity explorer, device-control audit, the validation output) — not a verdict.

# Best Practices — USB & Removable-Media DLP

Field-tested guidance for running USB / removable-media control well. It complements — does not replace — the implementation steps and the pass/fail gates.

## Run both layers, and know what each one is for

Endpoint DLP is content-aware; device control is device-aware. Use them together: Endpoint DLP

stops *sensitive content* from reaching removable media; device control governs *the medium* (allow   / read-only / block by device group) regardless of content. Neither alone gives the full picture.

Lead with the layer that matches the intent. If the goal is "sensitive data must not leave on a

stick," the Endpoint DLP content rule is primary. If the goal is "only corporate USBs are usable,"   the device-control layer is primary. Most organizations want both.

## Deploy the way the house model says — simulate/audit, then enforce

Never enforce a control you have not validated in simulation/audit. The single most common cause

of a removable-media incident is a Block or read-only setting pushed without a   simulation/audit pass. Each layer goes simulation/audit → validate → enforce, one ring at a time.

Small pilot ring first. Onboard and scope a handful of devices (DG-USB-Pilot) before the

estate. It is far cheaper to find a false positive on ten machines than ten thousand.

One layer at a time to enforce. Do not flip both content-block and device-block on together.

Enforce one, validate, then the other.

Keep a rollback ready. Set-DlpCompliancePolicy -Mode TestWithoutNotifications (back to

simulation) or -Mode Disable stops DLP enforcement instantly; reverting the device-control policy   to audit in your management tool stops that layer. Know both before you enforce.

## Curate the removable-storage device group deliberately

`USBG-Corporate` is what lets you block the bad path without blocking the business. Keep it

accurate and review it on a schedule — a stale allow-list is both a false-positive source and a   bypass (an unapproved device slipping in, or a retired device still trusted).

Choose device-matching properties that are hard to spoof where your standard allows (serial

number / device instance) rather than only broad vendor IDs, so "corporate" really means corporate.

Use file-path exclusions sparingly — each exclusion is a monitoring blind spot.

## Key the content rule on *sensitive* content, not everything

Condition on labels and/or SITs, not "all content." An Endpoint DLP rule that blocks *any* USB

copy generates noise and workarounds; one that blocks labeled/classified content is defensible   and proportionate. (If you want to stop *all* USB use, that is the device-control layer's job,   not a content rule keyed to "all content.")

Lead with sensitivity labels where they exist — a label is an explicit business decision about

sensitivity and travels with the file. Fall back to sensitive information types where labels are   not yet adopted, and tune SIT confidence/count to reduce false positives before you enforce.

## Onboarding hygiene

Onboarding is shared with Defender for Endpoint — coordinate so you do not double-manage or

fight another team's onboarding/offboarding. Confirm devices in Purview → Devices, not by   assumption. No onboarding, no removable-media control.

Keep the client and AV current — endpoint sensing depends on it; unpatched devices under-report.

Offboard cleanly using the offboarding package when a device leaves scope; do not just delete

the record.

## Operate it, don't set-and-forget

Review Activity explorer (Devices) and device-control audit regularly and roll up with

DLPUSB-Report.ps1. Rising removable-media activity is a signal to review scope, tuning, or user   education — not automatically a reason to block harder.

Watch override / business-justification trends. Constant overrides may mean a genuine business

need that belongs in USBG-Corporate (or a scoped exception), not a block.

Version and name policies clearly. Move from EDLP-USB-Pilot / DC-RemovableStorage-Pilot to

production names as you exit pilot; keep a change log of scope and action changes across both   the Purview policy and the management-tool device-control policy.

Re-validate after portal / management-tool changes. The Purview portal and the device-control

surfaces evolve; re-run DLPUSB-Validate.ps1 after Microsoft feature updates and confirm nothing   regressed.

## Keep the roles and determinations where they belong

Least privilege, split duties. DLP authoring, device onboarding, and device-control deployment

are different roles — do not fold them into one over-privileged account.

Determinations stay with the owners. *Which* data is sensitive, *which* devices are approved,

and *whether* an action is a violation are compliance / security / HR-legal calls. You provide   the configuration and the evidence, not the judgement (see global-requirements-purview.md §5).

Communicate before you enforce. Policy tips and user notice reduce friction and support the

lawful, transparent operation of a removable-media control; surprise blocks generate tickets and   workarounds.

## Security & handling of the tooling

Read-only / `-WhatIf` by default. Run the provided scripts in their safe default first; only add

-Commit/-Apply when you intend to write, under change control.

No secrets in code. The scripts use interactive modern-auth (Connect-IPPSSession /

Connect-MgGraph); never hardcode credentials, tokens, or app secrets. The scripts report on   the device-control policy but never invent a cmdlet to deploy it.

Least-privilege connections. Connect with the least-privilege role that the task needs, not a

standing Global Administrator session.

# Deliverables Summary — USB & Removable-Media DLP in Microsoft Purview

Everything included in this solution, what each piece is for, and how it maps to the deployment model. Use it as the table of contents and the "did we finish?" checklist.

## Documents

| Document | What it gives you |
| --- | --- |
| 01 — Solution Overview | What USB / removable-media DLP delivers, the two control layers (content-aware Endpoint DLP + device-aware device control), onboarding, the simulate/audit-first rule, and the Assess→Design→Configure→Pilot→Validate→Expand model. |
| 02 — Requirements | The solution-specific prerequisites (R1–R9): endpoint/device-control licensing, DLP + onboarding + device-control roles, supported devices, an onboarding method, in-scope sensitive content, the removable-storage device group, the device-control surface, the per-layer action decision, and a pilot group — each with Verify / Implement-if-missing. References the category global-requirements-purview.md. |
| 03 — Implementation Guide | The ordered build: onboard pilot devices → define USBG-Corporate → author the Endpoint DLP policy + rule in simulation → deploy device control audit-first → pilot & validate → enforce & expand. Every object named, with a pass/fail gate and rollback per phase. |
| 05 — Testing & Validation | The pass/fail gates: configuration gates (A), per-layer behavioural tests (B) run in simulation/audit then enforce, false-positive/negative tests (C), and the evidence to capture (D). |
| 06 — Troubleshooting | The failures you will actually hit — no removable-media activity, device-control not applying, false positives, corporate USB blocked, simulation-vs-enforce confusion — each with cause and fix. |
| 07 — Best Practices | How to run it well: run both layers with intent, simulate/audit-then-enforce discipline, curating USBG-Corporate, keying the content rule on sensitive content, onboarding hygiene, ongoing operation, and role/determination boundaries. |
| Executive Summary | The one-page business-level summary for stakeholders and sign-off. |

## PowerShell tools (5)

All are read-only or `-WhatIf` by default, use interactive modern-auth (Connect-IPPSSession / Connect-MgGraph), and contain no credentials. They do not onboard devices or deploy the device-control policy (both are portal/management-tool actions) and do not invent cmdlets.

| Script | Purpose | Safe default |
| --- | --- | --- |
| DLPUSB-Discovery.ps1 | Inventory existing DLP policies/rules and Devices coverage, the removable-storage device groups it can read, sensitivity labels, and sensitive info types — the baseline of what already protects removable media. | Read-only |
| DLPUSB-Configure.ps1 | Build/update the EDLP-USB-Pilot policy and the EDLP-Rule-USB removable-media rule in simulation; requires -Commit to write and supports -WhatIf. | -WhatIf (preview) |
| DLPUSB-Validate.ps1 | Run the configuration gates (policy exists, Devices location, simulation-first, pilot scope, removable-media rule, sensitive-content condition, allow-list group) with PASS/FAIL output. | Read-only |
| DLPUSB-Report.ps1 | Roll up policy modes and, where available, removable-media DLP activity via Activity-explorer export — the operational + evidence view. Reminds you to pair with the device-control audit from your management tool. | Read-only |
| DLPUSB-ScopeHealth.ps1 | Report onboarding/scope health (managed-device signals via Graph, policy scope) and preview pilot-scope targeting; -WhatIf for any scoping change. | -WhatIf / read-only |

## How it maps to the deployment model

| Phase | Deliverables used |
| --- | --- |
| Assess | 01, 02, DLPUSB-Discovery.ps1, DLPUSB-ScopeHealth.ps1 |
| Design | 02, 03 (named objects + action decision), 07 |
| Configure | 03, DLPUSB-Configure.ps1 -WhatIf then -Commit (simulation) + device-control audit-first in your management tool |
| Pilot (simulation/audit) | 03, 05 (Gate B simulation/audit pass), DLPUSB-Report.ps1 |
| Validate | 05, DLPUSB-Validate.ps1, DLPUSB-Report.ps1 |
| Expand (enforce) | 03 (Phase 6), 05 (Gate B enforce pass), 06, 07 |

## Definition of done

Pilot devices onboarded and visible in Purview → Devices.

USBG-Corporate removable-storage device group defined and populated.

EDLP-USB-Pilot with EDLP-Rule-USB built in simulation, all configuration gates (A) PASS.

DC-RemovableStorage-Pilot device-control policy deployed audit-first in your management tool.

Behavioural gates (B) PASS in the simulation/audit pass, then in the enforce pass for the

actions the R8 decision blocks/warns/read-only; false-positive gates (C) PASS.

Evidence pack (D) captured and stored with the change record.

Regulatory / policy determinations (which data, which media, which action) recorded by the

compliance / security owners — not by the administrator.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## DLPUSB-Configure.ps1

Purpose: Creates (or updates) a removable-media Endpoint DLP compliance policy scoped to the Devices location and a pilot scope, in SIMULATION/TEST mode, plus one rule — copy sensitive content to removable/USB storage — conditioned on sensitive content and set to Audit while in simulation, with the corporate device group as the approved exception. SAFE BY DEFAULT: previews with -WhatIf and writes NOTHING unless you pass -Commit. It never enforces (never sets Block/Enable) and never deploys the DEVICE- CONTROL policy (that is a management-tool action) — moving to enforce is a deliberate step in Phase 6. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPUSB-Configure.ps1 -WhatIf                        # preview only (default is preview) .\DLPUSB-Configure.ps1 -Commit                        # create the policy + rule in SIMULATION .\DLPUSB-Configure.ps1 -Commit -PilotGroup "SG-USB-Pilot" -LabelName "Confidential" EXPECTED RESULTS With -Commit: policy 'EDLP-USB-Pilot' exists in a Test/simulation mode, Devices location, pilot scope, with one Audit removable-media rule. Validate with DLPUSB-Validate.ps1 (expect Gate A PASS). Without -Commit: a printed plan and no changes. .NOTES White-label Microsoft Purview tooling. -WhatIf/preview by default; -Commit gates all writes. No credentials stored. Uses standard New-/Set-DlpCompliancePolicy and New-/Set-DlpComplianceRule; NO invented cmdlets. The exact removable-media restriction Setting name/value and the simulation Mode value EVOLVE — the script uses documented names and PRINTS them for you to verify with Get-Help New-DlpComplianceRule -Full against your tenant before committing. It does NOT enforce (no Block/Enable) and does NOT deploy device control. > [CmdletBinding()] param( [switch]$Commit, [switch]$WhatIf, [string]$PolicyName  = "EDLP-USB-Pilot", [string]$RuleName    = "EDLP-Rule-USB", [string]$PilotGroup  = "SG-USB-Pilot",            # pilot user/security group for the Devices scope [string]$LabelName   = "Confidential",            # sensitivity label the rule keys on (adjust to your taxonomy) [string]$DeviceGroup = "USBG-Corporate",          # approved removable-media device group (Endpoint DLP settings) [string]$SimMode     = "TestWithoutNotifications"  # simulation/test mode; verify the exact value in your tenant )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPUSB-Configure.ps1 -WhatIf                        # preview only (default is preview) .\DLPUSB-Configure.ps1 -Commit                        # create the policy + rule in SIMULATION .\DLPUSB-Configure.ps1 -Commit -PilotGroup "SG-USB-Pilot" -LabelName "Confidential" EXPECTED RESULTS With -Commit: policy 'EDLP-USB-Pilot' exists in a Test/simulation mode, Devices location, pilot scope, with one Audit removable-media rule. Validate with DLPUSB-Validate.ps1 (expect Gate A PASS). Without -Commit: a printed plan and no changes. .NOTES White-label Microsoft Purview tooling. -WhatIf/preview by default; -Commit gates all writes. No credentials stored. Uses standard New-/Set-DlpCompliancePolicy and New-/Set-DlpComplianceRule; NO invented cmdlets. The exact removable-media restriction Setting name/value and the simulation Mode value EVOLVE — the script uses documented names and PRINTS them for you to verify with Get-Help New-DlpComplianceRule -Full against your tenant before committing. It does NOT enforce (no Block/Enable) and does NOT deploy device control. > [CmdletBinding()] param( [switch]$Commit, [switch]$WhatIf, [string]$PolicyName  = "EDLP-USB-Pilot", [string]$RuleName    = "EDLP-Rule-USB", [string]$PilotGroup  = "SG-USB-Pilot",            # pilot user/security group for the Devices scope [string]$LabelName   = "Confidential",            # sensitivity label the rule keys on (adjust to your taxonomy) [string]$DeviceGroup = "USBG-Corporate",          # approved removable-media device group (Endpoint DLP settings) [string]$SimMode     = "TestWithoutNotifications"  # simulation/test mode; verify the exact value in your tenant )

## DLPUSB-Discovery.ps1

Purpose: Read-only baseline discovery for USB / removable-media DLP. Inventories the DLP compliance policies and rules already in the tenant, flags which cover the Devices (endpoint) location and their mode (simulation/test vs enable), and lists the sensitivity labels and sensitive information types a removable-media rule could key on. This is the "what already protects removable media" baseline before you build anything. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPUSB-Discovery.ps1 .\DLPUSB-Discovery.ps1 -IncludeSensitiveTypes EXPECTED RESULTS A CSV baseline (.\DLPUSB-Discovery.csv) of DLP policies (with a DevicesLocation flag + Mode), DLP rules, and labels; with -IncludeSensitiveTypes, sensitive info types to .\DLPUSB-SensitiveTypes.csv. A tenant with NO Devices-location policy is itself the first finding. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Cmdlets are standard Security & Compliance PowerShell; none are invented. Endpoint DLP is licensing-dependent — the script WARNS where a feature is not readable rather than assuming. Device ONBOARDING, the removable-storage device GROUPS, and the DEVICE-CONTROL policy are confirmed in the Purview portal / your management tooling; there is no supported S&C PowerShell cmdlet to read them here. > [CmdletBinding()] param( [switch]$IncludeSensitiveTypes, [string]$OutPath          = ".\DLPUSB-Discovery.csv", [string]$SensitiveOutPath = ".\DLPUSB-SensitiveTypes.csv" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPUSB-Discovery.ps1 .\DLPUSB-Discovery.ps1 -IncludeSensitiveTypes EXPECTED RESULTS A CSV baseline (.\DLPUSB-Discovery.csv) of DLP policies (with a DevicesLocation flag + Mode), DLP rules, and labels; with -IncludeSensitiveTypes, sensitive info types to .\DLPUSB-SensitiveTypes.csv. A tenant with NO Devices-location policy is itself the first finding. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Cmdlets are standard Security & Compliance PowerShell; none are invented. Endpoint DLP is licensing-dependent — the script WARNS where a feature is not readable rather than assuming. Device ONBOARDING, the removable-storage device GROUPS, and the DEVICE-CONTROL policy are confirmed in the Purview portal / your management tooling; there is no supported S&C PowerShell cmdlet to read them here. > [CmdletBinding()] param( [switch]$IncludeSensitiveTypes, [string]$OutPath          = ".\DLPUSB-Discovery.csv", [string]$SensitiveOutPath = ".\DLPUSB-SensitiveTypes.csv" )

## DLPUSB-Report.ps1

Purpose: Read-only operational + evidence report for USB / removable-media DLP. Summarizes the DLP policies that cover the Devices location and their mode (simulation vs enforce), and — where the tenant/ licensing exposes it — exports recent ENDPOINT activity from Activity Explorer so you can see the removable-media events the policy is recording. Changes nothing. (Device-control AUDIT events live in your management tool — pair this report with them.) HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPUSB-Report.ps1 .\DLPUSB-Report.ps1 -Days 7 EXPECTED RESULTS A console summary + .\DLPUSB-PolicyModes.csv (policies + mode + Devices flag) and, where available, .\DLPUSB-EndpointActivity.csv (Activity Explorer endpoint events). If activity export is not available in your tenant/licence, the script WARNS and reports policy modes only. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Uses Get-DlpCompliancePolicy and Export-ActivityExplorerData (Security & Compliance PowerShell); none invented. Activity Explorer export is licensing-dependent — the script degrades gracefully (warns) rather than assuming availability. > [CmdletBinding()] param( [int]$Days = 7, [string]$ModesOutPath    = ".\DLPUSB-PolicyModes.csv", [string]$ActivityOutPath = ".\DLPUSB-EndpointActivity.csv" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPUSB-Report.ps1 .\DLPUSB-Report.ps1 -Days 7 EXPECTED RESULTS A console summary + .\DLPUSB-PolicyModes.csv (policies + mode + Devices flag) and, where available, .\DLPUSB-EndpointActivity.csv (Activity Explorer endpoint events). If activity export is not available in your tenant/licence, the script WARNS and reports policy modes only. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Uses Get-DlpCompliancePolicy and Export-ActivityExplorerData (Security & Compliance PowerShell); none invented. Activity Explorer export is licensing-dependent — the script degrades gracefully (warns) rather than assuming availability. > [CmdletBinding()] param( [int]$Days = 7, [string]$ModesOutPath    = ".\DLPUSB-PolicyModes.csv", [string]$ActivityOutPath = ".\DLPUSB-EndpointActivity.csv" )

## DLPUSB-ScopeHealth.ps1

Purpose: Scope and health helper for USB / removable-media DLP. Reports managed-device signals from Microsoft Graph (a proxy for onboarding readiness), summarizes the pilot user/security group membership, and shows the current Devices-location scope of the removable-media Endpoint DLP policy — so you can see what the policy WOULD cover before you widen it. Read-only by default; any scope change is preview-only via -WhatIf (this tool does not itself widen scope — it prints the command for you to run under change control). HOW TO RUN PowerShell 5.1+ or 7+ with Microsoft Graph and (optionally) Security & Compliance PowerShell: Connect-MgGraph -Scopes "Device.Read.All","Group.Read.All" Connect-IPPSSession            # optional, to read the policy scope .\DLPUSB-ScopeHealth.ps1 .\DLPUSB-ScopeHealth.ps1 -PilotGroup "SG-USB-Pilot" -WhatIf EXPECTED RESULTS A console summary: managed-device count (Graph), pilot-group membership, and the policy's current Devices scope. With -WhatIf, a PREVIEW of the scope-widening command (nothing is changed). Confirm actual device ONBOARDING in Purview portal > Settings > Device onboarding (no PowerShell equivalent). .NOTES White-label Microsoft Purview tooling. Read-only / -WhatIf only. No credentials stored. Uses standard Microsoft Graph (Get-MgDeviceManagementManagedDevice / Get-MgGroup) and Get-DlpCompliancePolicy; none invented. Graph managed-device data is a PROXY for onboarding readiness — Endpoint DLP onboarding status itself is confirmed in the Purview portal. > [CmdletBinding()] param( [switch]$WhatIf, [string]$PilotGroup = "SG-USB-Pilot", [string]$PolicyName = "EDLP-USB-Pilot" )

How to run: PowerShell 5.1+ or 7+ with Microsoft Graph and (optionally) Security & Compliance PowerShell: Connect-MgGraph -Scopes "Device.Read.All","Group.Read.All" Connect-IPPSSession            # optional, to read the policy scope .\DLPUSB-ScopeHealth.ps1 .\DLPUSB-ScopeHealth.ps1 -PilotGroup "SG-USB-Pilot" -WhatIf EXPECTED RESULTS A console summary: managed-device count (Graph), pilot-group membership, and the policy's current Devices scope. With -WhatIf, a PREVIEW of the scope-widening command (nothing is changed). Confirm actual device ONBOARDING in Purview portal > Settings > Device onboarding (no PowerShell equivalent). .NOTES White-label Microsoft Purview tooling. Read-only / -WhatIf only. No credentials stored. Uses standard Microsoft Graph (Get-MgDeviceManagementManagedDevice / Get-MgGroup) and Get-DlpCompliancePolicy; none invented. Graph managed-device data is a PROXY for onboarding readiness — Endpoint DLP onboarding status itself is confirmed in the Purview portal. > [CmdletBinding()] param( [switch]$WhatIf, [string]$PilotGroup = "SG-USB-Pilot", [string]$PolicyName = "EDLP-USB-Pilot" )

## DLPUSB-Validate.ps1

Purpose: Read-only validation of the removable-media Endpoint DLP policy against the configuration gates in 05-testing.md (Gate A). Confirms the policy exists, covers the Devices location, is in a Test/simulation mode (during the pilot pass), is scoped to a pilot (not all devices), and has the expected removable-media rule present and enabled with a sensitive-content condition. Prints PASS/FAIL per check. Changes nothing. (The DEVICE-CONTROL layer is not readable here — confirm it in your management tool as a manual gate.) HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPUSB-Validate.ps1 .\DLPUSB-Validate.ps1 -PolicyName "EDLP-USB-Pilot" EXPECTED RESULTS A PASS/FAIL line per gate and an overall result. Expect all-PASS in the simulation pass. In the enforce pass, A3 (simulation) is expected to FLIP (policy Mode = Enable) BY DESIGN — that is noted, not an error. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Standard Get-DlpCompliance* cmdlets; none invented. Whether the policy SHOULD be in simulation depends on the phase — the script reports the mode and lets you judge against the phase you are in. > [CmdletBinding()] param( [string]$PolicyName = "EDLP-USB-Pilot", [string]$RuleName   = "EDLP-Rule-USB", [string]$DeviceGroup = "USBG-Corporate" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPUSB-Validate.ps1 .\DLPUSB-Validate.ps1 -PolicyName "EDLP-USB-Pilot" EXPECTED RESULTS A PASS/FAIL line per gate and an overall result. Expect all-PASS in the simulation pass. In the enforce pass, A3 (simulation) is expected to FLIP (policy Mode = Enable) BY DESIGN — that is noted, not an error. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Standard Get-DlpCompliance* cmdlets; none invented. Whether the policy SHOULD be in simulation depends on the phase — the script reports the mode and lets you judge against the phase you are in. > [CmdletBinding()] param( [string]$PolicyName = "EDLP-USB-Pilot", [string]$RuleName   = "EDLP-Rule-USB", [string]$DeviceGroup = "USBG-Corporate" )