Browser & Network DLP — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Browser & Network DLP in Microsoft Purview

## The problem

Users move sensitive data off the organization every day through the most ordinary path of all: the web browser. A document is dragged into a personal Google Drive or Dropbox, a spreadsheet is pasted into a consumer AI chat, a file is uploaded through a browser to an unsanctioned SaaS app. To the network this is just HTTPS; to compliance it is data walking out the door with no control and no record. Email and SharePoint DLP never see it — it happens in the browser, on the device. Left unaddressed, that is both a compliance gap and a direct data-risk exposure.

## The solution

This solution delivers Microsoft Purview Browser & Network DLP end to end. It confirms devices are onboarded to Purview, deploys the Microsoft Purview browser extension (Chrome/Firefox) and relies on native Edge integration so browser uploads become visible, groups the destinations that matter — personal cloud and unsanctioned file-sharing/SaaS — into a sensitive service domain group, sets the unallowed-browsers control so sensitive items can't be moved through a browser Purview can't inspect, and authors a Devices-scoped DLP policy restricting uploads of your sensitive content (sensitivity labels and/or sensitive information types) to those destinations. Crucially, the control is piloted in simulation/test mode first — it records what it *would* audit, warn, or block without stopping anyone — validated on a small device ring, and only then moved to enforce (Audit → Warn → Block).

## How it works — the model

The delivery follows a disciplined, repeatable model with an explicit pass/fail gate at each step:

Assess → Design → Configure → Pilot (simulation) → Validate → Expand (enforce).

Because a web-upload block stops legitimate work at the moment of the action, nothing is enforced until it has been proven, in simulation, to see the right browsers and destinations and act only on the right content — with a one-command rollback available at all times.

## What you get

A complete document set: Overview, Requirements, an ordered Implementation guide, Testing (pass/fail

gates), Troubleshooting, Best Practices, and this summary.

Five PowerShell tools (Security & Compliance PowerShell / Microsoft Graph) — discovery,

configuration (simulation, -WhatIf first), validation, upload-activity reporting, and   scope/health — all read-only or preview by default, with no credentials in code.

A defensibility evidence pack: proof of what was configured, that the control was validated in

simulation before enforcement, and that enforcement behaves as designed.

## Scope and boundaries

Endpoint DLP browser & network controls are licensing-dependent (typically Microsoft 365 E5 / E5

Compliance / E5 Information Protection & Governance; some settings in preview) and the Purview portal   evolves — capability availability and exact paths are verified against your licensing/tenant,   never assumed.

Coverage depends on onboarding and the browser extension; the unallowed-browsers control is a

steering control, not a guarantee against a determined user on unmanaged equipment.

This solution focuses on browser uploads to unsanctioned/personal web destinations. Other Endpoint

DLP channels (USB/removable media, print, clipboard/screen capture, network share) and other DLP   locations (Exchange, SharePoint, OneDrive, Teams, cloud apps via Defender for Cloud Apps) are the   subject of their own dedicated solutions.

Regulatory, records, and legal determinations — which data is sensitive, which destinations are

unsanctioned, whether an upload must be blocked versus audited, and whether an action is a violation —   remain with your compliance, security, records, privacy, and legal functions. This solution   provides the technical method and the evidence, not the determination.

## The bottom line

The most common uncontrolled web-upload path for sensitive data becomes a monitored, then enforced control in Microsoft Purview — configured, piloted in simulation, validated, and defensible.

# 1. Solution Overview — Browser & Network DLP (Microsoft Purview)

## What this solution is

Users upload sensitive data to the web every day — a document dragged into a personal Google Drive or Dropbox, a spreadsheet pasted into a consumer AI chat, a file sent through a browser to an unsanctioned SaaS app. From the network's point of view this is just HTTPS; from a compliance point of view it is data walking out the door with no control and no record. This solution closes that gap in Microsoft Purview by standing up Browser & Network DLP — Endpoint DLP's browser and domain restrictions enforced through the Microsoft Purview browser extension and native browser integration — so uploads to unsanctioned and personal cloud services are controlled, evidenced, and defensible.

Concretely, it delivers:

Device onboarding readiness — confirm endpoints are onboarded to Purview (Endpoint DLP can only

see and control devices it is onboarded to).

Browser coverage — deploy the Microsoft Purview browser extension (Chrome, Firefox) and use

the native integration in Microsoft Edge, and configure the unallowed browsers list so   sensitive items can't be moved through a browser Purview can't inspect.

Sensitive service domains — group the web destinations that matter (personal cloud, unsanctioned

file-sharing/SaaS) into a sensitive service domain group and choose the action per activity —   Audit, Warn (block with override), or Block — for uploading to a restricted domain.

A Devices-scoped DLP policy — conditioned on your sensitivity labels / sensitive information types,

restricting the "upload to a restricted cloud service domain or access from an unallowed browser"   activity — authored and piloted in simulation/test mode first, validated, then enforced.

Evidence — endpoint egress activity surfaced in Activity Explorer and the unified audit log, so

you can show what was blocked, warned, or audited.

Everything is done with the Microsoft Purview portal (purview.microsoft.com), Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph — no third-party tooling.

Browser & network DLP is one lane of Endpoint DLP. This solution focuses on browser uploads to unsanctioned/personal web destinations — the extension, unallowed browsers, sensitive service domains, and the upload restriction. Other Endpoint DLP activities (USB/removable media, print, clipboard/screen capture, copy-to-network-share) and other DLP locations (Exchange, SharePoint, OneDrive, Teams, cloud apps via Defender for Cloud Apps) are the subject of their own dedicated solutions. Where this guide reaches the edge of another lane, it points to that lane rather than duplicating it.

## Why this matters

Browser upload is the most common uncontrolled egress path. Personal cloud and consumer SaaS are a

click away in any browser; without browser DLP there is no policy and no record when sensitive data   goes to them.

The browser is a blind spot unless Purview is inside it. Endpoint DLP inspects browser activity

through the Purview extension (Chrome/Firefox) and native Edge integration. A browser without   that coverage is exactly why the unallowed browsers control exists — steer users to a browser   Purview can see into, or block sensitive movement there.

Simulation turns a risky control into a safe rollout. Blocking uploads tenant-wide on day one

breaks legitimate work and generates a flood of tickets. Piloting in simulation/test mode shows   exactly what *would* have been blocked — you tune first, enforce second.

"We control web uploads of sensitive data" needs evidence. Auditors and regulators ask for the

control *and* the proof. Activity Explorer and the audit log make the control defensible.

## How it works

Assess. Read the tenant's compliance licensing (is Endpoint DLP available on the plan?), device

onboarding status, existing Devices-scoped DLP policies, and browser-extension readiness — read-only,    no changes.

Design. Decide the in-scope data (which sensitivity labels / sensitive information types make

an upload "sensitive"), the destination groups (personal cloud + unsanctioned SaaS), the    unallowed browsers stance, and the action ladder (Audit → Warn → Block) per destination    group.

Configure. Onboard/confirm devices, deploy the Purview browser extension, build the **sensitive

service domain group in Endpoint DLP settings, and author the Devices-scoped DLP policy — the    policy is created in simulation/test mode**, not enforcing.

Pilot (simulate). Run the policy in simulation / test mode on a pilot ring of devices/users;

review what it *would* block or warn on in Activity Explorer, and tune the domain group, conditions,    and actions.

Validate. Confirm the extension is active, the domain group and unallowed-browser controls behave,

simulation shows the expected matches with acceptable false positives, and every Testing-Guide gate    passes on the ring.

Expand (enforce). Move the tuned policy from simulation to enforce (Warn, then Block where

appropriate), broaden device scope, and keep the audit/Activity-Explorer evidence flowing.

## What you can control

Which devices are in scope (onboarded to Purview; a pilot ring first).

Which browsers are covered (extension on Chrome/Firefox, native Edge) and which are unallowed.

Which web destinations are restricted (the sensitive service domain group: personal cloud +

unsanctioned SaaS).

What makes an upload sensitive (sensitivity labels and/or sensitive information types as the DLP

condition).

The action per activity/destination: Audit, Warn (block with override + business justification),

or Block.

The policy mode: simulation/test first, enforce after validation.

## Limitations (be honest with buyers)

Endpoint DLP is licensing-gated. Browser & network DLP capabilities require the appropriate plan

(Microsoft 365 E5, the E5 Compliance add-on, or E5 Information Protection & Governance) —   verify availability against your own tenant and plan. Some settings are in preview.

Coverage depends on the extension and onboarding. Chrome and Firefox require the **Microsoft

Purview browser extension; Edge uses native integration. A device that isn't onboarded, or a   browser without coverage, is why the unallowed browsers** control exists — it is a steering control,   not a guarantee against a determined user on unmanaged equipment.

The portal is evolving. Microsoft is actively changing the Purview portal and Endpoint DLP

settings surfaces. Portal paths (e.g. *Data Loss Prevention → Endpoint DLP settings → Browser and   domain restrictions to sensitive data*) are cited as of authoring and flagged "verify in your   tenant" — never invented.

Some Endpoint DLP settings are portal-managed. The sensitive service domain groups, the

unallowed browsers list, and extension deployment are configured in the portal / management   tooling; the provided scripts assess readiness, author and validate the DLP policy (which *does*   have a supported PowerShell surface), and report activity — they do not invent cmdlets for settings   Microsoft manages in the portal.

Determinations are deferred. Which data is sensitive enough to restrict, which destinations are

"unsanctioned," and any regulatory/records/legal obligation are decided by the organization's   compliance, security, privacy, and legal functions — this solution provides the technical method and   evidence, not the determination.

## Naming convention (used in every doc and script)

Artifacts follow <Purpose> – Purview – <Stage> and are reused verbatim across docs, scripts, and the portal.

| Artifact | Name |
| --- | --- |
| Readiness / egress assessment export | Browser & Network DLP – Egress – Assess |
| Sensitive service domain group | Unsanctioned & Personal Cloud – Domain Group |
| DLP policy (Devices) | Browser & Network DLP – Devices – Pilot |
| DLP rule (upload restriction) | Restrict Upload to Unsanctioned Domains – Rule |
| Validation snapshot | Browser & Network DLP – Endpoint – Validation |
| Egress activity report | Browser & Network DLP – Egress – Report |
| Device / extension health map | Browser & Network DLP – Device Health – Map |
| Pilot ring | Browser & Network DLP Pilot Ring – Stage1 |

## The standard deployment model

Assess the tenant → design the in-scope data, destinations, and action ladder → configure onboarding, extension, domain group, and the policy in simulation → pilot on a ring and tune → validate every gate → expand to enforce. Pattern: Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce).

# 2. Requirements Guide — Browser & Network DLP (Microsoft Purview)

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites are in global-requirements-purview.md (the six shared requirements: compliance licensing, least-privilege Purview roles, the S&C PowerShell + Graph toolchain, in-scope data sources, compliance/records/privacy/legal stakeholders, and a pilot scope with change control) — those are referenced here, not repeated.

## 2.1 Endpoint DLP licensing (browser & network DLP is plan-gated)

Description: A confirmed compliance plan that includes Endpoint DLP — Microsoft 365 E5, the E5 Compliance add-on, or E5 Information Protection & Governance. Browser and domain restrictions are an Endpoint DLP capability (Global Requirement 1). Why: Without the right plan the Devices location and the browser/domain restriction settings are not available; the policy cannot be enforced. Verify: M365 admin center → Billing → Licenses shows the E5/compliance SKU; run DLPBROWSER-Assess-Readiness.ps1 — it reads subscribedSkus via Graph and flags whether an Endpoint DLP–bearing SKU is present. Confirm Data Loss Prevention → Endpoint DLP settings is visible in the Purview portal (verify path). Implement: Assign/purchase the required licensing before configuring. Where it is not licensed, record browser & network DLP as out-of-scope rather than attempting to enable it.

## 2.2 Least-privilege DLP admin access (not blanket Global Admin)

Description: An account in Compliance Administrator or Compliance Data Administrator (to author DLP policies and Endpoint DLP settings), per Global Requirement 2. DLP Compliance Management role is included in those groups. Why: DLP policy authoring and Endpoint DLP settings require the matching Purview role; over-granting Global Administrator undermines least privilege. Verify: Purview portal → Settings → Roles & scopes → Role groups (verify path) — confirm membership in Compliance Administrator / Compliance Data Administrator; Connect-IPPSSession succeeds and Get-DlpCompliancePolicy returns without an authorization error. Implement: Add the account to the least-privilege compliance role group under change control.

## 2.3 Security & Compliance PowerShell + Microsoft Graph toolchain

Description: A workstation with the ExchangeOnlineManagement module (Connect-IPPSSession for Security & Compliance PowerShell, which hosts the *-DlpCompliancePolicy / *-DlpComplianceRule and Search-UnifiedAuditLog cmdlets) and the Microsoft Graph PowerShell SDK, with a modern-auth/MFA admin account (Global Requirement 3). Why: Assessment, policy authoring/validation, and reporting run through these. Verify: Get-Module -ListAvailable ExchangeOnlineManagement, Microsoft.Graph.Authentication; Connect-IPPSSession and Connect-MgGraph both succeed. DLPBROWSER-Assess-Readiness.ps1 installs missing modules and reports connectivity. Implement: Install-Module ExchangeOnlineManagement -Scope CurrentUser and Install-Module Microsoft.Graph -Scope CurrentUser; confirm modern-auth sign-in.

## 2.4 Graph permission scopes (read-only for assessment)

Description: Delegated Graph scopes for the read-only assessment/health scripts: Organization.Read.All (licensing), Directory.Read.All, and DeviceManagementManagedDevices.Read.All (managed-device / endpoint readiness signal). No write scopes are required. Why: The readiness and device-health scripts read licensing and managed-device data through Graph; keeping to read scopes matches the safe-by-default posture. Verify: Run DLPBROWSER-Get-EndpointHealth.ps1 (read-only) — it connects with the read scopes and reports if consent is missing. Implement: Consent at first Connect-MgGraph; if admin consent is required, a Global Administrator approves the scopes once in Entra (Identity → Applications → Enterprise applications).

## 2.5 Devices onboarded to Microsoft Purview (Endpoint DLP)

Description: The in-scope Windows 10/11 and/or macOS endpoints onboarded to Purview for Endpoint DLP. Onboarding is separate from device management/enrollment; a device must be onboarded before Endpoint DLP (and therefore browser DLP) can see or control it (Global Requirement 4). Why: Browser & network DLP is enforced on onboarded devices only — an un-onboarded device is invisible to the policy. Verify: Purview portal → Settings → Device onboarding (verify path) shows onboarded devices; run DLPBROWSER-Get-EndpointHealth.ps1 — it reports managed-device counts and onboarding readiness signals. Implement: Onboard the pilot-ring devices first (portal → Device onboarding; script/GPO/Intune per Microsoft's onboarding method). Roll out broadly only after the pilot validates.

## 2.6 Microsoft Purview browser extension + browser coverage

Description: The Microsoft Purview browser extension deployed to Chrome and Firefox on in-scope devices, with Microsoft Edge relying on its native Endpoint DLP integration (no extension needed). This is what lets Purview inspect browser upload activity. Why: Chrome/Firefox upload activity is only visible to Endpoint DLP when the extension is present; without it those browsers are effectively blind and should be treated via the unallowed browsers control. Verify: On a pilot device, confirm the extension is installed and enabled in Chrome/Firefox (chrome://extensions / Firefox add-ons); DLPBROWSER-Get-EndpointHealth.ps1 reports the extension as a readiness checklist item (deployment is enterprise-managed, verify in your MDM/GPO). Implement: Deploy the extension via Group Policy / Intune / enterprise browser management per Microsoft's guidance (Purview portal → Endpoint DLP settings references the extension). Verify the current extension name/ID in your tenant — the portal is evolving.

## 2.7 In-scope sensitive data (labels / sensitive information types)

Description: The sensitivity labels and/or sensitive information types (SITs) that define when an upload is "sensitive" and therefore in scope for the policy condition (Global Requirement 4). Why: The DLP rule keys off these; without a defined condition the policy either matches nothing or matches everything. Verify: Purview portal → Information Protection → Sensitivity labels and Data classification → Sensitive info types show the intended labels/SITs; confirm with stakeholders which represent restrict-worthy data. Implement: Reuse the label taxonomy / SITs from the Information Protection solutions; where none exist yet, start with high-confidence built-in SITs (e.g. credit-card / national-ID types) for the pilot and refine. Which data warrants restriction is a compliance/security determination, not a technical default.

## 2.8 Destination inventory (unsanctioned & personal cloud domains)

Description: The list of web destinations to restrict — personal cloud storage and unsanctioned file-sharing/SaaS domains — that will populate the sensitive service domain group Unsanctioned & Personal Cloud – Domain Group. Why: The domain group is what the upload restriction acts on; an incomplete list leaves egress paths uncontrolled. Verify: Review egress signals (Activity Explorer, and any Defender for Cloud Apps / proxy discovery) to see where uploads actually go; DLPBROWSER-Report-Activity.ps1 summarizes recent endpoint egress from the audit log to inform the list. Implement: Compile the domain list with security/stakeholders; enter it as a sensitive service domain group in Purview portal → Endpoint DLP settings → Browser and domain restrictions to sensitive data (verify path). Which destinations are "unsanctioned" is an organizational determination.

## 2.9 A pilot ring, simulation mode, and change control

Description: A small pilot ring (Browser & Network DLP Pilot Ring – Stage1) of devices/users, confirmation that the DLP policy can run in simulation / test mode before enforcement, and a change-control process, per Global Requirement 6. Why: Browser upload blocking is high-impact; the policy must be piloted in simulation/test and tuned before any Warn/Block enforcement. Verify: The ring is defined; New-DlpCompliancePolicy/Set-DlpCompliancePolicy support the test modes (TestWithoutNotifications / TestWithNotifications); a change window/approval path exists. Implement: Define the ring and agree change control before enforcing anything.

__________________________________________________

## Checklist

Endpoint DLP licensing confirmed (E5 / E5 Compliance / E5 IP&G) — else recorded out-of-scope

Compliance Administrator / Compliance Data Administrator access confirmed; Global Admin not required for authoring

ExchangeOnlineManagement + Microsoft Graph SDK installed; Connect-IPPSSession / Connect-MgGraph succeed

Graph read scopes consented (no write scopes needed)

In-scope devices onboarded to Purview (pilot ring first)

Microsoft Purview browser extension deployed (Chrome/Firefox); Edge native coverage confirmed

In-scope sensitivity labels / SITs identified as the policy condition

Unsanctioned & personal-cloud destination list compiled for the domain group

Browser & Network DLP Pilot Ring – Stage1 defined; simulation/test mode confirmed; change control agreed

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — Browser & Network DLP (Microsoft Purview)

Follow these steps in order. Work is done in the Microsoft Purview portal (purview.microsoft.com), Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph. The DLP policy is authored in simulation/test mode and previewed with -WhatIf before any -Commit/enforce. Artifact names follow the <Purpose> – Purview – <Stage> convention from the Overview and are reused verbatim.

Model: Assess the tenant → design the in-scope data, destinations, and action ladder → configure onboarding, extension, domain group, and the policy in simulation → pilot on a ring and tune → confirm every gate → expand to enforce. Pattern: Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce).  Portal paths are cited as of authoring and the Purview portal / Endpoint DLP settings are evolving — verify each path in your own tenant. Capability availability is licensing-dependent — verify against your plan (Requirement 2.1). The upload restriction is high-impact: it is piloted in simulation/test and tuned before Warn/Block enforcement.

## Step 1 — Assess the tenant (Assess)

Run DLPBROWSER-Assess-Readiness.ps1 -CsvPath .\DlpBrowserReadiness.csv. Read-only, it captures:

whether an Endpoint DLP–bearing SKU is present (E5 / E5 Compliance / E5 IP&G), existing    Devices-scoped DLP policies and their mode (enabled vs test/simulation), and S&C    PowerShell + Graph connectivity. It writes Browser & Network DLP – Egress – Assess.

Run DLPBROWSER-Get-EndpointHealth.ps1 -CsvPath .\EndpointHealth.csv to record device onboarding

readiness and the browser-extension checklist for the pilot ring.

Pass/fail: you can state that Endpoint DLP is available on the plan, how many devices are

onboard-ready, and whether any Devices DLP policy already exists (to avoid conflicts).

## Step 2 — Design the in-scope data, destinations, and action ladder (Design)

Confirm the policy condition: the sensitivity labels and/or sensitive information types that make

an upload "sensitive" (Requirement 2.7). Record them.

Compile the destination list for Unsanctioned & Personal Cloud – Domain Group — personal cloud

storage and unsanctioned file-sharing/SaaS domains (Requirement 2.8). Use    DLPBROWSER-Report-Activity.ps1 to see where uploads actually go today.

Decide the unallowed browsers stance (which browsers to steer users away from where the extension

isn't present) and the action ladder per destination group: Audit first (simulation),    then Warn (block with override + business justification), then Block for the highest-risk    destinations. Which data and which destinations warrant restriction are compliance/security    determinations — you implement them, stakeholders decide.

Pass/fail: a one-page design names the condition (labels/SITs), the domain group members, the

unallowed-browser stance, and the action per group.

## Step 3 — Confirm onboarding and browser coverage (Configure)

Ensure the pilot-ring devices are onboarded to Purview: Purview portal → `Settings → Device

onboarding (verify path). Re-run DLPBROWSER-Get-EndpointHealth.ps1` until the ring reports onboarded.

Deploy the Microsoft Purview browser extension to Chrome and Firefox on the ring (Group

Policy / Intune / enterprise browser management, per Microsoft's guidance). Microsoft Edge uses    its native integration — no extension. Verify the extension is enabled on a pilot device.

Pass/fail: every pilot device is onboarded and shows the extension enabled in Chrome/Firefox;

Edge is confirmed as natively covered.

## Step 4 — Build the sensitive service domain group + browser restrictions (Configure)

In Purview portal → **Data Loss Prevention → Endpoint DLP settings → Browser and domain restrictions

to sensitive data** (verify path):

Create the sensitive service domain group Unsanctioned & Personal Cloud – Domain Group and add

the destinations from Step 2. Set the per-activity action for "Upload to a restricted cloud      service domain" to Audit for the pilot (you will escalate to Warn/Block after validation).

Configure the unallowed browsers list per the Step 2 stance.

These Endpoint DLP settings are portal-managed — record the exact group name and action so the DLP

policy (next step) and the docs stay consistent. Do not attempt to script settings Microsoft manages    in the portal.

Pass/fail: the domain group exists with the intended members and a starting action of Audit;

the unallowed-browsers list matches the design.

## Step 5 — Author the DLP policy in simulation/test mode (Configure, pilot-first)

Dry-run first: DLPBROWSER-New-DlpPolicy.ps1 -WhatIf. With -WhatIf (the default) it makes **no

changes — it prints the exact `New-DlpCompliancePolicy` / `New-DlpComplianceRule` it *would* run,    including the policy name `Browser & Network DLP – Devices – Pilot`, the Devices location scoped    to the pilot ring, the rule `Restrict Upload to Unsanctioned Domains – Rule` conditioned on your    labels/SITs, and the test mode**.

Create in simulation: `DLPBROWSER-New-DlpPolicy.ps1 -Commit -Mode TestWithoutNotifications

-Sits '<SIT names>' (or -SensitivityLabels '<label GUIDs>'`). The policy is created in test mode    — it evaluates and records matches but does not block or notify users. The endpoint upload    restriction is realized through the domain group's action (Step 4) once the policy scopes it; keep the    domain-group action at Audit during simulation.

Scope the policy to Browser & Network DLP Pilot Ring – Stage1 (a device group / user set), not the

whole tenant.

Pass/fail + rollback: Get-DlpCompliancePolicy -Identity 'Browser & Network DLP – Devices – Pilot'

shows Mode = TestWithoutNotifications and the Devices location. Rollback is    Set-DlpCompliancePolicy -Identity '<name>' -Mode Disable or Remove-DlpCompliancePolicy (the script    prints the exact reverse command).

## Step 6 — Pilot in simulation and tune (Pilot → simulate)

Let the policy run in test/simulation on the ring for a representative period. From a pilot device,

attempt an upload of sensitive test content to a domain in the group.

Review what the policy would have acted on: Purview portal → the policy's simulation/overview

(verify path) and Data classification → Activity explorer; run    DLPBROWSER-Test-Validation.ps1 to confirm the policy mode, rules, and match counts, and    DLPBROWSER-Report-Activity.ps1 to summarize endpoint egress events.

Tune: adjust the domain group membership, the labels/SITs condition, and the action ladder to

remove false positives and cover missed destinations. Re-run until the simulation matches the intent.

Pass/fail: simulation shows the expected uploads matched with an acceptable false-positive rate;

the Testing Guide gates pass on the ring.

## Step 7 — Validate on the pilot ring (Validate)

Complete the Testing Guide on Browser & Network DLP Pilot Ring – Stage1: extension active,

onboarded devices covered, domain group behaving, simulation producing the expected matches, and    evidence appearing in Activity Explorer / the audit log.

Confirm the unallowed browsers control steers users as designed, and that a covered browser

(Edge / extension-equipped Chrome/Firefox) is what actually enforces.

Pass/fail: all Testing-Guide gates pass; stakeholders sign off on moving from simulation to

enforcement.

## Step 8 — Expand to enforcement (Expand → enforce)

Escalate the action ladder: in Endpoint DLP settings, move the domain group's upload action from

Audit to Warn (block with override), and to Block for the highest-risk destinations, per    the approved design. Move the policy from test to enforce:    DLPBROWSER-New-DlpPolicy.ps1 -Enforce (wraps Set-DlpCompliancePolicy -Mode Enable) — dry-run    -WhatIf first.

Broaden device scope from the pilot ring to the full onboarded set in stages, re-validating at

each ring.

Keep evidence flowing — DLPBROWSER-Report-Activity.ps1 on a schedule — and hand off adjacent lanes

(USB/removable media, print, clipboard/screen capture, Exchange/SharePoint/OneDrive/Teams DLP, cloud    apps via Defender for Cloud Apps) to their dedicated solutions.

__________________________________________________

### Order of operations

Assess tenant + endpoints → Design condition/destinations/action ladder → Confirm onboarding + browser extension → Build sensitive service domain group (Audit) + unallowed browsers → Author DLP policy in test/simulation (dry-run then -Commit) → Pilot in simulation and tune → Validate on ring → Escalate to Warn/Block + expand device scope (enforce)

# 5. Testing Guide — Browser & Network DLP (Microsoft Purview)

Run after building the readiness assessment and after each configuration step. Every test is safe (read-only or a -WhatIf preview) except the deliberate sensitive-upload attempt on a pilot device, which is expected and controlled. Validate on Browser & Network DLP Pilot Ring – Stage1 in simulation/test mode before enforcing anything tenant-wide.

## Test 1 — Endpoint DLP is licensed and available

Do: Run DLPBROWSER-Assess-Readiness.ps1; compare against Billing → Licenses and confirm Data Loss Prevention → Endpoint DLP settings appears in the Purview portal (verify path). Expected: An Endpoint DLP–bearing SKU (E5 / E5 Compliance / E5 IP&G) is reported present, and the Endpoint DLP settings surface is visible — browser & network DLP is available on this plan.

## Test 2 — Devices are onboarded and browsers are covered

Do: Run DLPBROWSER-Get-EndpointHealth.ps1; on a pilot device confirm the Microsoft Purview browser extension is enabled in Chrome/Firefox and Edge native coverage applies. Expected: Pilot-ring devices report onboarded to Purview; the extension is active in Chrome/Firefox; Edge is confirmed natively covered. Any gap is recorded as a hand-off item, not silently ignored.

## Test 3 — Policy dry-run makes no changes

Do: Run DLPBROWSER-New-DlpPolicy.ps1 -WhatIf; afterward run Get-DlpCompliancePolicy -Identity 'Browser & Network DLP – Devices – Pilot'. Expected: The dry-run prints the exact New-DlpCompliancePolicy/New-DlpComplianceRule it *would* run and the reverse command; the policy does not yet exist (or is unchanged) — -WhatIf changed nothing.

## Test 4 — Policy is created in simulation/test mode (not enforcing)

Do: After -Commit -Mode TestWithoutNotifications, run DLPBROWSER-Test-Validation.ps1. Expected: The policy exists with Mode = TestWithoutNotifications, scoped to the Devices location and the pilot ring, with the rule conditioned on the intended labels/SITs — it is evaluating, not blocking or notifying users.

## Test 5 — Sensitive upload to a restricted domain is detected in simulation

Do: From a pilot device, upload sensitive test content (matching the policy condition) to a domain in Unsanctioned & Personal Cloud – Domain Group through a covered browser. Expected: In simulation the upload is allowed to proceed (test mode doesn't block) but is recorded — it surfaces in Data classification → Activity explorer and via DLPBROWSER-Report-Activity.ps1 as a would-be match against the domain group.

## Test 6 — Non-sensitive upload and sanctioned destination do not match

Do: From a pilot device, upload non-sensitive content, and upload sensitive test content to a sanctioned destination not in the domain group. Expected: Neither produces a policy match — the condition (labels/SITs) and the destination scope (domain group) are working, so the policy isn't over-matching.

## Test 7 — Unallowed browser control steers correctly

Do: On a pilot device, attempt the sensitive upload from a browser designated unallowed (no extension coverage). Expected: The unallowed-browser control behaves per the design (access to sensitive items steered/ prevented in that browser), confirming coverage comes only from Edge / extension-equipped browsers.

## Test 8 — Evidence is captured in the audit log

Do: Run DLPBROWSER-Report-Activity.ps1 over the test window; cross-check the Purview audit search (Audit → Search, verify path). Expected: Browser & Network DLP – Egress – Report lists the endpoint egress events (would-be blocks/warns/audits) with device, destination, and action — the control is evidenced and defensible.

## Test 9 — Enforcement transition is controlled

Do: Only after Tests 1–8 pass on the ring: run DLPBROWSER-New-DlpPolicy.ps1 -Enforce -WhatIf, then -Enforce; escalate the domain group's action from Audit to Warn/Block per design. Expected: The policy moves to Mode = Enable; a subsequent sensitive upload is warned (override + justification) or blocked per the destination's action — enforcement matches what simulation predicted, with no surprises.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Simulation pass | Tests 1–8 pass on Browser & Network DLP Pilot Ring – Stage1 in test/simulation mode: licensed, devices onboarded + browsers covered, policy created in test mode, sensitive uploads detected (not over-matching), unallowed-browser steering works, evidence captured |
| Enforcement pass | Test 9 passes: after stakeholder sign-off, the policy moves to enforce and the escalated Warn/Block actions behave exactly as simulation predicted, expanded ring-by-ring |

# Troubleshooting — Browser & Network DLP (Microsoft Purview)

The failures you will actually hit, with the most likely cause and the fix. Work top-down: most "the upload isn't being caught" reports trace back to onboarding, the browser extension, condition matching, the sensitive service domain group, or simulation-vs-enforce confusion — not the rule itself. Where a portal path or cmdlet parameter is named, verify it against your tenant — the Purview portal and the Endpoint DLP browser/domain settings evolve.

__________________________________________________

## 1. A device shows no upload/egress activity at all

Symptoms: Upload a matching file to a restricted domain on a device and nothing appears in Activity explorer (Devices); the policy never fires.

Likely causes & fixes

Device isn't onboarded. The #1 cause. Confirm the device appears under Purview → Devices

(Settings → Device onboarding). If not, re-run your onboarding method (Intune/GPO/local script/   ConfigMgr). There is no S&C PowerShell cmdlet to onboard — it is a portal/management-tool action.

Browser not covered. In Chrome/Firefox, no Microsoft Purview browser extension means no visibility

(see §2). In Edge, confirm native integration applies.

Onboarding still propagating. After onboarding, allow time for the device to register and for

activity to surface — endpoint telemetry is not instant. Wait and retry.

Check the readiness signals: DLPBROWSER-ScopeHealth.ps1 reports managed-device counts (Graph),

the licensing flag, and the coverage checklist — but remember the device count is a proxy; the   authoritative check is the Devices list in the portal.

__________________________________________________

## 2. Uploads are caught in Edge but Chrome/Firefox are invisible

Symptoms: Cloud-egress/upload is caught in Edge but not in Chrome or Firefox.

Fix

Deploy the Microsoft Purview browser extension to Chrome/Firefox (Requirement 2.6). Edge is

native; Chrome/Firefox cannot see upload/cloud-egress activity without the extension.

Until the extension is deployed, treat those browsers as unallowed browsers in the Endpoint DLP

settings so uploads through them are controlled rather than silently uncovered.

Verify the extension is actually installed and enabled on a sample device (via your browser enterprise

policy). DLPBROWSER-ScopeHealth.ps1 lists this as a checklist item — deployment itself is   enterprise-managed, not scriptable here.

__________________________________________________

## 3. The rule fires on the wrong things (false positives)

Symptoms: Legitimate work is flagged/blocked — an upload to a sanctioned destination, or non-sensitive content.

Likely causes & fixes

Sanctioned destination in the restricted group. Remove corporate OneDrive/SharePoint and approved

SaaS from Unsanctioned & Personal Cloud – Domain Group; that group should hold only the destinations   you intend to control.

Condition too broad. If the rule keys on "all content" instead of a sensitivity label / SIT,

it will match everything. Tighten the condition (Requirement 2.7). DLPBROWSER-Validate.ps1 gate   A6 flags a rule with no readable content condition.

SIT confidence/count too loose. Raise the confidence level or instance count on the sensitive

information type to cut noise, then re-test.

Tune in simulation — never tune by loosening an already-enforcing block in production.

__________________________________________________

## 4. The rule doesn't fire on an upload it should

Symptoms: A file you expect to match is uploaded to a restricted domain with no policy match.

Likely causes & fixes

Content doesn't carry the label/SIT. The test file must actually carry the sensitivity label

or contain the sensitive information type the rule keys on. Seed a known match and confirm the   label is applied / the SIT pattern is present.

Destination not in the domain group. Confirm the target domain is a member of

Unsanctioned & Personal Cloud – Domain Group (a missing destination is uncontrolled). Use   DLPBROWSER-Report.ps1 to see where uploads actually go and refine the list.

Label not published / SIT not in scope. Confirm the label is published to the user (Information

Protection → Label policies) and the SIT exists (Data classification). DLPBROWSER-Discovery.ps1   inventories both.

Rule disabled. DLPBROWSER-Validate.ps1 gate A5b flags a disabled rule.

__________________________________________________

## 5. Simulation looks fine but enforcement doesn't block

Symptoms: In simulation the upload is recorded; after "turning it on" the block/warn still doesn't happen.

Likely causes & fixes

Policy still in a Test mode. Simulation records but does not block. To enforce, move the policy

out of simulation: portal → turn the policy On; PowerShell →   Set-DlpCompliancePolicy -Identity 'Browser & Network DLP - Devices - Pilot' -Mode Enable.   DLPBROWSER-Validate.ps1 gate A3 shows the current mode.

Domain-group action still Audit. The sensitive service domain group's action for "upload to a

restricted domain" may still be Audit even though the policy is enforcing. Escalate it to   Warn/Block in Endpoint DLP settings per the approved design.

Device out of scope. Enforcement only applies to devices in the policy's Devices scope. Confirm

with DLPBROWSER-ScopeHealth.ps1 / gate A4.

Propagation delay. Policy/action changes take time to reach endpoints. Wait, then retest.

__________________________________________________

## 6. `New-DlpComplianceRule` fails on the endpoint upload restriction

Symptoms: DLPBROWSER-Configure.ps1 -Commit (or manual scripting) errors when setting the endpoint upload restriction, e.g. an invalid Setting name or value.

Fix

Verify the exact Setting name and values for your tenant. The endpoint-restriction Setting name for

the upload/cloud-egress activity and its permitted values (Audit / Warn / Block / Ignore)   evolve. Run Get-Help New-DlpComplianceRule -Full and check current Microsoft docs, then adjust   the hashtable. DLPBROWSER-Configure.ps1 deliberately prints the planned Setting name so you can   verify before -Commit.

Remember the destination side is portal-managed. The sensitive service domain group and the

unallowed-browsers list are configured in Endpoint DLP settings (portal), not by the script —   build them there first, then key the policy/rule to your content condition.

Prefer the portal for the first build if PowerShell parameter names are uncertain, then read the

result back with DLPBROWSER-Discovery.ps1 to learn the exact shape in your tenant.

__________________________________________________

## 7. `-EndpointDlpLocation` / scope errors

Symptoms: Creating the policy errors on the location/scope value.

Fix

The Devices location is scoped by user/group (or All). Confirm the pilot group

(SG-DLPBROWSER-Pilot) exists and the identifier is one your tenant accepts. DLPBROWSER-ScopeHealth.ps1   reports the group and the current scope.

Avoid All during the pilot — scope to the pilot group first (gate A4).

__________________________________________________

## 8. Upload-activity report is empty or export fails

Symptoms: DLPBROWSER-Report.ps1 returns no upload activity, or the Activity Explorer export warns and skips.

Likely causes & fixes

Licensing/permission. Export-ActivityExplorerData is licensing-dependent; the script **warns and

degrades to policy-modes only rather than failing. Fall back to Purview → Activity explorer   (filter to Devices** + upload/egress activities) in the portal.

Keyword filter missed the activity-type name. Endpoint activity-type names evolve; the script falls

back to exporting all rows for manual review when its upload/egress keywords match nothing — open   the CSV and look for the upload/cloud-egress events directly.

Quiet pilot window. A small pilot may simply have no activity in the window — widen -Days or

perform the sanctioned test upload from 05-testing.md first.

Role. Ensure the connected account holds a role that can read Activity Explorer.

__________________________________________________

## 9. `Get-PolicyConfig` can't read the domain group / unallowed browsers

Symptoms: DLPBROWSER-Discovery.ps1 / DLPBROWSER-Validate.ps1 report the sensitive service domain group or unallowed-browsers list as not readable (gate A7 / A7b = UNKNOWN).

Fix

This is expected on some tenants. The Endpoint DLP browser/domain settings surface and the

Get-PolicyConfig property shape evolve, and these settings are portal-managed. UNKNOWN is not   a failure — confirm the domain group and unallowed-browsers list in the portal: Data Loss   Prevention → Endpoint DLP settings → Browser and domain restrictions to sensitive data (verify   path).

Do not attempt to script settings Microsoft manages in the portal — the scripts deliberately read and

report them, and configure only the policy/rule that has a supported PowerShell surface.

__________________________________________________

## 10. "It blocked an admin / broke a workflow" — emergency rollback

Do this immediately, then diagnose:

Return the policy to simulation or off:

Set-DlpCompliancePolicy -Identity 'Browser & Network DLP - Devices - Pilot' -Mode TestWithoutNotifications   (simulation) or -Mode Disable (off). Either stops enforcement at once.

Or return the sensitive service domain group's upload action to Audit in Endpoint DLP settings.

Then work the relevant section above (usually §3 false positives or §5 scope/action), fix **in

simulation**, re-validate with DLPBROWSER-Validate.ps1, and only then re-enforce.

__________________________________________________

## When to escalate to the determination owners (not a technical fix)

Some questions are not troubleshooting — they are determinations that belong to compliance / security / records / HR-legal (see global-requirements-purview.md §5):

*Should* this destination be blocked or only audited? → the action-ladder decision owners.

Is *this destination* actually "unsanctioned," and is *this content* in scope? → **compliance / data

owners**.

Is a user's upload a violation, and what is the consequence? → HR / legal.

Provide them the evidence (DLPBROWSER-Report.ps1, Activity explorer, the validation output) — not a verdict.

# Best Practices — Browser & Network DLP (Microsoft Purview)

Field-tested guidance for running Browser & Network DLP well. It complements — does not replace — the implementation steps and the pass/fail gates.

## Deploy the way the house model says — simulate, then enforce

Never enforce a web-upload block you have not validated in simulation. The single most common

cause of a DLP incident is an upload Block moved to enforce without a simulation pass — it breaks   legitimate work and floods support. The control goes Audit/simulation → validate → enforce, one   ring at a time.

Small pilot ring first. Onboard and scope a handful of devices (`Browser & Network DLP Pilot Ring

– Stage1`) before the estate. It is far cheaper to find a false positive on ten machines than ten   thousand.

Escalate the action ladder deliberately. Start the sensitive service domain group at Audit,

move to Warn (block with override + business justification), and only then Block the   highest-risk destinations. Do not jump straight to Block.

Keep a rollback ready. Set-DlpCompliancePolicy -Mode TestWithoutNotifications (back to

simulation) or -Mode Disable stops enforcement instantly, and the domain-group action can be   returned to Audit in the portal — know both before you enforce.

## Key the rule on *sensitive* content, not every upload

Condition on labels and/or SITs, not "all content." A policy that flags *every* upload to a

destination generates noise and workarounds; one that flags labeled/classified content going to   an unsanctioned destination is defensible and proportionate.

Lead with sensitivity labels where they exist — a label is an explicit business decision about

sensitivity and travels with the file. Fall back to sensitive information types where labels are   not yet adopted, and add label conditions as labeling matures.

Tune SIT confidence and count to reduce false positives before you enforce.

## Get the browser & domain settings right — they are the vocabulary

Curate the sensitive service domain group deliberately. `Unsanctioned & Personal Cloud – Domain

Group` is what the upload restriction acts on. Build it from where uploads *actually* go (Activity   Explorer, and any proxy / Defender for Cloud Apps discovery), and keep it current as the business   adopts new tools. An incomplete list leaves egress paths uncontrolled; an over-broad one blocks   sanctioned work.

Distinguish sanctioned from unsanctioned destinations. Corporate OneDrive/SharePoint and approved

SaaS are sanctioned and should not be in the restricted group; personal/consumer cloud and   unsanctioned file-sharing are what you control.

Cover all three browsers. Edge is native; **Chrome and Firefox need the Microsoft Purview browser

extension or their upload activity is invisible. An un-extended browser is an open door — treat it   as an unallowed browser** until the extension is deployed and confirmed.

Use the unallowed-browsers control as a steering tool, not a guarantee. It steers users toward a

browser Purview can see into; it is not a wall against a determined user on unmanaged equipment.

## Onboarding & extension hygiene

Onboarding is shared with Defender for Endpoint — coordinate so you do not double-manage or fight

another team's onboarding/offboarding. Confirm devices in Purview → Devices, not by assumption   (DLPBROWSER-ScopeHealth.ps1 reports a proxy count; the portal is authoritative).

Manage the extension through enterprise browser policy (Group Policy / Intune / browser

management) and verify it is actually installed and enabled on sample devices. Re-check after browser   or extension updates — the extension name/ID can change.

Keep the endpoint client and OS current — endpoint sensing depends on it; unpatched devices

under-report.

## Operate it, don't set-and-forget

Review upload/egress activity regularly (DLPBROWSER-Report.ps1, and Activity explorer filtered

to Devices). Rising activity to a destination is a signal to review the domain group, tuning, or user   education — not automatically a reason to block harder.

Watch override / business-justification trends. A destination that is constantly overridden may be

mis-scoped or may indicate a genuine business need that belongs in the sanctioned list, not a block.

Version and name policies clearly. Move from Browser & Network DLP – Devices – Pilot to a

production name as you exit pilot; keep a change log of domain-group, scope, and action changes.

Re-validate after portal changes. The Purview portal and the Endpoint DLP browser/domain settings

evolve; re-run DLPBROWSER-Validate.ps1 after Microsoft feature updates and confirm nothing   regressed.

## Keep the roles and determinations where they belong

Least privilege, split duties. DLP authoring and device onboarding are different roles — do not

fold them into one over-privileged account. Author with Compliance Administrator / Compliance Data   Administrator, not standing Global Administrator.

Determinations stay with the owners. *Which* data is sensitive, *which* destinations are

"unsanctioned," and *whether* an upload is a violation are compliance / security / HR-legal calls.   You provide the configuration and the evidence, not the judgement (see   global-requirements-purview.md §5).

Communicate before you enforce. Policy tips and user notice reduce friction and support the

lawful, transparent operation of a web-upload control; surprise blocks generate tickets and   workarounds.

## Security & handling of the tooling

Read-only / `-WhatIf` by default. Run the provided scripts in their safe default first; only add

-Commit when you intend to write, under change control.

No secrets in code. The scripts use interactive modern-auth (Connect-IPPSSession /

Connect-MgGraph); never hardcode credentials, tokens, or app secrets.

Least-privilege connections. Connect with the least-privilege role the task needs, not a standing

Global Administrator session; the assessment/health scripts need only Graph read scopes.

# Deliverables Summary — Browser & Network DLP in Microsoft Purview

Everything included in this solution, what each piece is for, and how it maps to the deployment model. Use it as the table of contents and the "did we finish?" checklist.

## Documents

| Document | What it gives you |
| --- | --- |
| 01 — Solution Overview | What Browser & Network DLP delivers, how the Microsoft Purview browser extension + native Edge + unallowed browsers + sensitive service domains control web uploads, the simulate-first rule, and the Assess→Design→Configure→Pilot→Validate→Expand model. |
| 02 — Requirements | The solution-specific prerequisites (2.1–2.9): Endpoint DLP licensing, least-privilege DLP roles, the S&C PowerShell + Graph toolchain and read scopes, onboarded devices, the browser extension + browser coverage, in-scope labels/SITs, the unsanctioned/personal-cloud destination inventory, and a pilot ring in simulation — each with Verify / Implement-if-missing. References the category global-requirements-purview.md. |
| 03 — Implementation Guide | The ordered build: assess tenant + endpoints → design condition/destinations/action ladder → confirm onboarding + extension → build the sensitive service domain group (Audit) + unallowed browsers → author the policy + upload rule in simulation → pilot & tune → validate → escalate to Warn/Block + expand. Every object named, with a pass/fail gate and rollback per phase. |
| 05 — Testing & Validation | The pass/fail gates: licensing/availability, onboarding + browser coverage, dry-run makes no changes, policy created in simulation, sensitive upload detected (not over-matching), unallowed-browser steering, evidence captured, and a controlled enforcement transition. |
| 06 — Troubleshooting | The failures you will actually hit — no upload activity at all, Chrome/Firefox invisible, false positives, the rule not firing, simulation-vs-enforce confusion, New-DlpComplianceRule errors, empty reports, and emergency rollback — each with cause and fix. |
| 07 — Best Practices | How to run it well: simulate-then-enforce discipline, keying on sensitive content, curating the domain group and browser coverage, onboarding/extension hygiene, ongoing operation, and role/determination boundaries. |
| Executive Summary | The one-page business-level summary for stakeholders and sign-off. |

## PowerShell tools (5)

All are read-only or `-WhatIf` by default, use interactive modern-auth (Connect-IPPSSession / Connect-MgGraph), and contain no credentials. They do not onboard devices, deploy the browser extension, or script the portal-managed browser/domain settings, and do not invent cmdlets.

| Script | Purpose | Safe default |
| --- | --- | --- |
| DLPBROWSER-Discovery.ps1 | Inventory existing DLP policies/rules and Devices coverage, read the Endpoint DLP browser/domain settings (sensitive service domain group + unallowed browsers) via Get-PolicyConfig, and list labels/SITs — the baseline of what already controls web uploads. | Read-only |
| DLPBROWSER-Configure.ps1 | Build/ensure the Browser & Network DLP – Devices – Pilot policy and the Restrict Upload to Unsanctioned Domains – Rule in simulation; requires -Commit to write and supports -WhatIf. Prints the portal-managed domain-group / unallowed-browser steps. | -WhatIf (preview) |
| DLPBROWSER-Validate.ps1 | Run the configuration gates (policy exists, Devices location, simulation-first, pilot scope, upload rule + content condition, domain-group/unallowed-browser readable) with PASS/FAIL/UNKNOWN output. | Read-only |
| DLPBROWSER-Report.ps1 | Roll up policy modes and, where available, export browser/network upload DLP match & block events from Activity Explorer to CSV — the operational + evidence view. | Read-only |
| DLPBROWSER-ScopeHealth.ps1 | Report device onboarding, browser-extension, network-path coverage and Endpoint DLP licensing readiness flags (Graph SKU + managed-device signals, pilot group, policy scope, checklist). | Read-only |

## How it maps to the deployment model

| Phase | Deliverables used |
| --- | --- |
| Assess | 01, 02, DLPBROWSER-Discovery.ps1, DLPBROWSER-ScopeHealth.ps1 |
| Design | 02, 03 (named objects + action ladder), 07 |
| Configure | 03, DLPBROWSER-Configure.ps1 -WhatIf then -Commit (simulation); portal-managed domain group + unallowed browsers |
| Pilot (simulation) | 03, 05 (simulation pass), DLPBROWSER-Report.ps1 |
| Validate | 05, DLPBROWSER-Validate.ps1, DLPBROWSER-Report.ps1 |
| Expand (enforce) | 03 (Step 8), 05 (enforcement pass), 06, 07 |

## Definition of done

Pilot devices onboarded and visible in Purview → Devices; Microsoft Purview browser extension

deployed on Chrome/Firefox and Edge native coverage confirmed.

Sensitive service domain group Unsanctioned & Personal Cloud – Domain Group built (starting action

Audit) and the unallowed-browsers list set.

Browser & Network DLP – Devices – Pilot with the upload-restriction rule built in simulation,

all configuration gates PASS.

Simulation pass complete (sensitive uploads detected, not over-matching, unallowed-browser steering

works); false-positive tuning done; then the enforcement pass for Warn/Block per the approved   design.

Evidence pack (DLPBROWSER-Report.ps1 export + Activity explorer + validation output) captured

and stored with the change record.

Regulatory / policy determinations (which data, which destinations, which action) recorded by the

compliance / security owners — not by the administrator.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## DLPBROWSER-Configure.ps1

Purpose: Creates (or ensures) a Devices-scoped DLP compliance policy for the "upload to a restricted cloud service domain / access from an unallowed browser" scenario, in SIMULATION/TEST mode, plus one upload-restriction rule set to Audit while in simulation. SAFE BY DEFAULT: previews with -WhatIf and writes NOTHING unless you pass -Commit. It never enforces (never sets Block/Enable) and it does NOT script the Endpoint DLP browser/domain SETTINGS (the sensitive service domain group + unallowed browsers) — those are portal-managed; the script PRINTS what to configure there and keys the rule to a sensitivity label. Moving to enforce is a deliberate step in the implementation guide. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPBROWSER-Configure.ps1 -WhatIf                       # preview only (default is preview) .\DLPBROWSER-Configure.ps1 -Commit                       # create policy + rule in SIMULATION .\DLPBROWSER-Configure.ps1 -Commit -PilotGroup "SG-DLPBROWSER-Pilot" -LabelName "Confidential" EXPECTED RESULTS With -Commit: policy 'Browser & Network DLP - Devices - Pilot' exists in a Test/simulation mode, Devices location, pilot scope, with one Audit upload-restriction rule. Validate with DLPBROWSER-Validate.ps1 (expect Gate A PASS). Without -Commit: a printed plan and no changes. .NOTES White-label Microsoft Purview tooling. -WhatIf/preview by default; -Commit gates all writes. No credentials stored. Uses standard New-/Set-DlpCompliancePolicy and New-/Set-DlpComplianceRule; NO invented cmdlets. The endpoint upload-restriction Setting name/value and the simulation Mode value EVOLVE — the script uses documented names and PRINTS them for you to verify (Get-Help New-DlpComplianceRule -Full) against your tenant before committing. It does NOT enforce (no Block/Enable) and does NOT script the sensitive service domain group / unallowed browsers (portal-managed — verify path in your tenant). > [CmdletBinding()] param( [switch]$Commit, [switch]$WhatIf, [string]$PolicyName  = "Browser & Network DLP - Devices - Pilot", [string]$RuleName    = "Restrict Upload to Unsanctioned Domains - Rule", [string]$PilotGroup  = "SG-DLPBROWSER-Pilot",              # pilot user/security group for the Devices scope [string]$LabelName   = "Confidential",                      # sensitivity label the rule keys on (adjust to your taxonomy) [string]$DomainGroup = "Unsanctioned & Personal Cloud - Domain Group",  # portal-managed sensitive service domain group (reference only) [string]$SimMode     = "TestWithoutNotifications"           # simulation/test mode; verify the exact value in your tenant )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPBROWSER-Configure.ps1 -WhatIf                       # preview only (default is preview) .\DLPBROWSER-Configure.ps1 -Commit                       # create policy + rule in SIMULATION .\DLPBROWSER-Configure.ps1 -Commit -PilotGroup "SG-DLPBROWSER-Pilot" -LabelName "Confidential" EXPECTED RESULTS With -Commit: policy 'Browser & Network DLP - Devices - Pilot' exists in a Test/simulation mode, Devices location, pilot scope, with one Audit upload-restriction rule. Validate with DLPBROWSER-Validate.ps1 (expect Gate A PASS). Without -Commit: a printed plan and no changes. .NOTES White-label Microsoft Purview tooling. -WhatIf/preview by default; -Commit gates all writes. No credentials stored. Uses standard New-/Set-DlpCompliancePolicy and New-/Set-DlpComplianceRule; NO invented cmdlets. The endpoint upload-restriction Setting name/value and the simulation Mode value EVOLVE — the script uses documented names and PRINTS them for you to verify (Get-Help New-DlpComplianceRule -Full) against your tenant before committing. It does NOT enforce (no Block/Enable) and does NOT script the sensitive service domain group / unallowed browsers (portal-managed — verify path in your tenant). > [CmdletBinding()] param( [switch]$Commit, [switch]$WhatIf, [string]$PolicyName  = "Browser & Network DLP - Devices - Pilot", [string]$RuleName    = "Restrict Upload to Unsanctioned Domains - Rule", [string]$PilotGroup  = "SG-DLPBROWSER-Pilot",              # pilot user/security group for the Devices scope [string]$LabelName   = "Confidential",                      # sensitivity label the rule keys on (adjust to your taxonomy) [string]$DomainGroup = "Unsanctioned & Personal Cloud - Domain Group",  # portal-managed sensitive service domain group (reference only) [string]$SimMode     = "TestWithoutNotifications"           # simulation/test mode; verify the exact value in your tenant )

## DLPBROWSER-Discovery.ps1

Purpose: Read-only baseline for Browser & Network DLP. Inventories the DLP compliance policies/rules already in the tenant and flags which cover the Devices (endpoint) location and their mode (simulation/test vs enable); reads the Endpoint DLP browser/network settings (sensitive service domain groups and the unallowed-browsers list) via Get-PolicyConfig; and lists the sensitivity labels and sensitive information types the upload-restriction rule could key on. This is the "what already controls web uploads" baseline before you build anything. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPBROWSER-Discovery.ps1 .\DLPBROWSER-Discovery.ps1 -IncludeSensitiveTypes EXPECTED RESULTS A CSV baseline (.\DLPBROWSER-Discovery.csv) of DLP policies (DevicesLocation flag + Mode), rules, labels, and the endpoint browser/domain settings it could read; with -IncludeSensitiveTypes, SITs to .\DLPBROWSER-SensitiveTypes.csv. A tenant with NO Devices-location policy or NO sensitive service domain group is itself the first finding. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Cmdlets are standard Security & Compliance PowerShell (Get-DlpCompliancePolicy/-Rule, Get-Label, Get-PolicyConfig); none are invented. Endpoint DLP is licensing-dependent and the browser/domain SETTINGS surface (Get-PolicyConfig shape and the Endpoint DLP settings portal path) EVOLVES — the script WARNS where a value is not readable rather than assuming, and device ONBOARDING is confirmed in the Purview portal (Settings > Device onboarding), which has no supported S&C PowerShell read here. Verify surfaces in your tenant. > [CmdletBinding()] param( [switch]$IncludeSensitiveTypes, [string]$OutPath          = ".\DLPBROWSER-Discovery.csv", [string]$SensitiveOutPath = ".\DLPBROWSER-SensitiveTypes.csv" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPBROWSER-Discovery.ps1 .\DLPBROWSER-Discovery.ps1 -IncludeSensitiveTypes EXPECTED RESULTS A CSV baseline (.\DLPBROWSER-Discovery.csv) of DLP policies (DevicesLocation flag + Mode), rules, labels, and the endpoint browser/domain settings it could read; with -IncludeSensitiveTypes, SITs to .\DLPBROWSER-SensitiveTypes.csv. A tenant with NO Devices-location policy or NO sensitive service domain group is itself the first finding. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Cmdlets are standard Security & Compliance PowerShell (Get-DlpCompliancePolicy/-Rule, Get-Label, Get-PolicyConfig); none are invented. Endpoint DLP is licensing-dependent and the browser/domain SETTINGS surface (Get-PolicyConfig shape and the Endpoint DLP settings portal path) EVOLVES — the script WARNS where a value is not readable rather than assuming, and device ONBOARDING is confirmed in the Purview portal (Settings > Device onboarding), which has no supported S&C PowerShell read here. Verify surfaces in your tenant. > [CmdletBinding()] param( [switch]$IncludeSensitiveTypes, [string]$OutPath          = ".\DLPBROWSER-Discovery.csv", [string]$SensitiveOutPath = ".\DLPBROWSER-SensitiveTypes.csv" )

## DLPBROWSER-Report.ps1

Purpose: Read-only operational + evidence report for Browser & Network DLP. Summarizes the DLP policies that cover the Devices location and their mode (simulation vs enforce), and — where the tenant/licensing exposes it — exports recent browser/network UPLOAD activity from Activity Explorer (cloud-egress / upload-to-restricted-domain / unallowed-browser events) so you can see what the policy would have audited, warned, or blocked. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPBROWSER-Report.ps1 .\DLPBROWSER-Report.ps1 -Days 14 EXPECTED RESULTS A console summary + .\DLPBROWSER-PolicyModes.csv (policies + mode + Devices flag) and, where available, .\DLPBROWSER-UploadActivity.csv (Activity Explorer upload/egress events). If activity export is not available in your tenant/licence, the script WARNS and reports policy modes only. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Uses Get-DlpCompliancePolicy and Export-ActivityExplorerData (Security & Compliance PowerShell); none invented. Activity Explorer export is licensing-dependent and the endpoint activity-type names EVOLVE — the script filters best-effort on upload/egress/browser keywords and degrades gracefully (warns) rather than assuming availability. This is EVIDENCE for the determination owners, not a verdict. > [CmdletBinding()] param( [int]$Days = 7, [string]$ModesOutPath    = ".\DLPBROWSER-PolicyModes.csv", [string]$ActivityOutPath = ".\DLPBROWSER-UploadActivity.csv" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPBROWSER-Report.ps1 .\DLPBROWSER-Report.ps1 -Days 14 EXPECTED RESULTS A console summary + .\DLPBROWSER-PolicyModes.csv (policies + mode + Devices flag) and, where available, .\DLPBROWSER-UploadActivity.csv (Activity Explorer upload/egress events). If activity export is not available in your tenant/licence, the script WARNS and reports policy modes only. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Uses Get-DlpCompliancePolicy and Export-ActivityExplorerData (Security & Compliance PowerShell); none invented. Activity Explorer export is licensing-dependent and the endpoint activity-type names EVOLVE — the script filters best-effort on upload/egress/browser keywords and degrades gracefully (warns) rather than assuming availability. This is EVIDENCE for the determination owners, not a verdict. > [CmdletBinding()] param( [int]$Days = 7, [string]$ModesOutPath    = ".\DLPBROWSER-PolicyModes.csv", [string]$ActivityOutPath = ".\DLPBROWSER-UploadActivity.csv" )

## DLPBROWSER-ScopeHealth.ps1

Purpose: Readiness/scope helper for Browser & Network DLP. Reports the Endpoint DLP–bearing licensing signal (subscribedSkus via Graph), managed-device signals (a proxy for onboarding readiness), pilot user/security group membership, the current Devices-location scope of the policy, and a readiness CHECKLIST for the coverage that has no direct PowerShell read — the Microsoft Purview browser extension (Chrome/Firefox), native Edge integration, and any network-DLP path. Read-only; it never changes scope (it prints the command for you to run under change control). HOW TO RUN PowerShell 5.1+ or 7+ with Microsoft Graph and (optionally) Security & Compliance PowerShell: Connect-MgGraph -Scopes "Organization.Read.All","Device.Read.All","Group.Read.All" Connect-IPPSSession            # optional, to read the policy scope .\DLPBROWSER-ScopeHealth.ps1 .\DLPBROWSER-ScopeHealth.ps1 -PilotGroup "SG-DLPBROWSER-Pilot" EXPECTED RESULTS A console summary: Endpoint DLP licensing flag, managed-device count (Graph), pilot-group membership, the policy's current Devices scope, and a printed extension/Edge/network-path readiness checklist. Confirm actual device ONBOARDING and EXTENSION deployment in the Purview portal / your MDM (no PowerShell equivalent). .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Uses standard Microsoft Graph (Get-MgSubscribedSku / Get-MgDeviceManagementManagedDevice / Get-MgGroup) and Get-DlpCompliancePolicy; none invented. Graph managed-device data and the SKU flag are PROXIES/readiness signals — Endpoint DLP onboarding, browser-extension presence, and network-DLP coverage are confirmed in the Purview portal / your MDM, and the SKU-to-capability mapping is licensing-dependent (verify against your plan). > [CmdletBinding()] param( [string]$PilotGroup = "SG-DLPBROWSER-Pilot", [string]$PolicyName = "Browser & Network DLP - Devices - Pilot" )

How to run: PowerShell 5.1+ or 7+ with Microsoft Graph and (optionally) Security & Compliance PowerShell: Connect-MgGraph -Scopes "Organization.Read.All","Device.Read.All","Group.Read.All" Connect-IPPSSession            # optional, to read the policy scope .\DLPBROWSER-ScopeHealth.ps1 .\DLPBROWSER-ScopeHealth.ps1 -PilotGroup "SG-DLPBROWSER-Pilot" EXPECTED RESULTS A console summary: Endpoint DLP licensing flag, managed-device count (Graph), pilot-group membership, the policy's current Devices scope, and a printed extension/Edge/network-path readiness checklist. Confirm actual device ONBOARDING and EXTENSION deployment in the Purview portal / your MDM (no PowerShell equivalent). .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Uses standard Microsoft Graph (Get-MgSubscribedSku / Get-MgDeviceManagementManagedDevice / Get-MgGroup) and Get-DlpCompliancePolicy; none invented. Graph managed-device data and the SKU flag are PROXIES/readiness signals — Endpoint DLP onboarding, browser-extension presence, and network-DLP coverage are confirmed in the Purview portal / your MDM, and the SKU-to-capability mapping is licensing-dependent (verify against your plan). > [CmdletBinding()] param( [string]$PilotGroup = "SG-DLPBROWSER-Pilot", [string]$PolicyName = "Browser & Network DLP - Devices - Pilot" )

## DLPBROWSER-Validate.ps1

Purpose: Read-only validation of the Browser & Network DLP policy against the configuration gates in 05-testing.md (Gate A). Confirms the policy exists, covers the Devices location, is in a Test/simulation mode (during the pilot pass), is scoped to a pilot (not all devices), and carries the upload-restriction rule with a sensitive-content condition; and reads the Endpoint DLP browser/domain SETTINGS (sensitive service domain group + unallowed browsers) via Get-PolicyConfig to confirm the upload restriction has somewhere to act. Prints PASS/FAIL per check. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPBROWSER-Validate.ps1 .\DLPBROWSER-Validate.ps1 -PolicyName "Browser & Network DLP - Devices - Pilot" EXPECTED RESULTS A PASS/FAIL line per gate and an overall result. Expect all-PASS in the simulation pass. In the enforce pass, A3 (simulation) is expected to FLIP (policy Mode = Enable) BY DESIGN — that is noted, not an error. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Standard Get-DlpCompliance* and Get-PolicyConfig cmdlets; none invented. The browser/domain SETTINGS surface EVOLVES — where the domain group / unallowed browsers are not readable via PowerShell, the gate reports UNKNOWN and asks you to confirm in the portal rather than failing. Whether the policy SHOULD be in simulation depends on the phase — the script reports the mode and lets you judge against the phase you are in. > [CmdletBinding()] param( [string]$PolicyName = "Browser & Network DLP - Devices - Pilot", [string]$RuleName   = "Restrict Upload to Unsanctioned Domains - Rule" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPBROWSER-Validate.ps1 .\DLPBROWSER-Validate.ps1 -PolicyName "Browser & Network DLP - Devices - Pilot" EXPECTED RESULTS A PASS/FAIL line per gate and an overall result. Expect all-PASS in the simulation pass. In the enforce pass, A3 (simulation) is expected to FLIP (policy Mode = Enable) BY DESIGN — that is noted, not an error. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Standard Get-DlpCompliance* and Get-PolicyConfig cmdlets; none invented. The browser/domain SETTINGS surface EVOLVES — where the domain group / unallowed browsers are not readable via PowerShell, the gate reports UNKNOWN and asks you to confirm in the portal rather than failing. Whether the policy SHOULD be in simulation depends on the phase — the script reports the mode and lets you judge against the phase you are in. > [CmdletBinding()] param( [string]$PolicyName = "Browser & Network DLP - Devices - Pilot", [string]$RuleName   = "Restrict Upload to Unsanctioned Domains - Rule" )