Clipboard & Screen-Capture Protection — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Clipboard & Screen-Capture Protection in Microsoft Purview

## The problem

Sensitive data leaves endpoints through the two most mundane paths of all — a user copies content to the clipboard and pastes it into personal webmail, chat, or a note-taking app; or a user takes a screenshot of a sensitive document, dashboard, or record and the pixels walk out as an image. Both bypass every control that watches the file: the document can be encrypted, un-shareable, and blocked from email, yet the copy-paste and the screenshot never touch any of those controls. Left unaddressed, that is both a compliance gap and a direct data-risk exposure.

## The solution

This solution delivers Microsoft Purview Endpoint Data Loss Prevention (Endpoint DLP) restrictions for copy to clipboard and screen capture of sensitive content on onboarded Windows and macOS devices, end to end. It confirms the sensitive-content detectors (sensitivity labels and/or sensitive information types), configures the Endpoint DLP settings that define sanctioned apps and browsers, and authors a single policy whose rule restricts the two activities — keyed to your sensitive content. Crucially, every restriction is piloted in simulation/test mode first — it records what it *would* do without blocking anyone — validated on a small device ring, and only then moved to enforce.

## How it works — the model

The delivery follows a disciplined, repeatable model with an explicit pass/fail gate at each step:

Assess → Design → Configure → Pilot (simulation) → Validate → Expand (enforce).

Because endpoint block actions stop work at the moment of the action, nothing is enforced until it has been proven, in simulation, to catch the right content and leave sanctioned copy-paste and normal screenshots alone — with a one-setting rollback to simulation available at all times.

## What you get

A complete document set: Overview, Requirements, an ordered Implementation guide, Testing (pass/fail

gates), Troubleshooting, Best Practices, and this summary.

Five PowerShell tools (Security & Compliance PowerShell / Microsoft Graph) — discovery, configuration

(simulation, -WhatIf first), validation, reporting, and scope/health readiness — all read-only or   preview by default, with no credentials in code.

A defensibility evidence pack: proof of what was configured, that the clipboard and screen-capture

restrictions were validated in simulation before enforcement, that the false-positive rate is low, and   that matches raise alerts that are triaged.

## Scope and boundaries

Endpoint DLP is licensing-dependent (typically Microsoft 365 E5 / the E5 Compliance add-on) and

requires onboarded devices; the Purview portal evolves — capability availability and exact paths   are verified against your licensing/tenant, never assumed.

Screen-capture restriction is newer and may be in preview, is limited to supported apps/browsers and

minimum OS builds, and evolves — this solution flags "verify your licensing/tenant" and can deliver   clipboard restriction first where screen capture is not yet available.

Regulatory, records, and legal determinations — which data is sensitive, whether copy/screenshot must

be blocked versus audited, and whether a user's action is a violation — remain with your   compliance, security, records, privacy, and legal functions. This solution provides the technical   method and the evidence, not the determination.

## The bottom line

Two uncontrolled exfiltration paths — the clipboard and the screenshot — become a monitored, then enforced control set in Microsoft Purview: configured, piloted in simulation, validated, and defensible.

# 1. Solution Overview — Clipboard & Screen-Capture Protection (Microsoft Purview)

## What this solution is

File-level controls — DLP on email, encryption, external-sharing blocks — do nothing about the two most mundane exfiltration paths on an endpoint: a user copies sensitive content to the clipboard and pastes it into a personal webmail, chat, or note-taking app; or a user takes a screenshot of a sensitive document, dashboard, or record and the pixels walk out as an image. Both bypass every control that watches the *file*. Microsoft Purview Endpoint Data Loss Prevention (Endpoint DLP) closes those two paths by watching the *activity* on an onboarded device: when content that matches your sensitive information types (or carries a sensitive sensitivity label) is copied to the clipboard or captured to screen, the policy can audit, warn with a policy tip and allow-with-justification, or block the action.

This solution is a repeatable, evidence-driven way to configure clipboard and screen-capture restrictions for sensitive content on endpoints using only the Microsoft Purview portal, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph — no third-party agent. Its defining discipline is that every restriction is built and proven in SIMULATION / audit mode first (Microsoft's built-in test mode that records what *would* have been restricted against real device activity, with zero user impact), tuned for a low false-positive rate, and only then moved to enforcement.

Scope boundary. This solution delivers the technical method and evidence for clipboard and screen-capture restriction on endpoints. *Which* data is regulated, *which* classifiers or labels legally apply, and *what* the enforced action must be for a given data category are business, compliance, privacy, and legal determinations — deferred to those functions. The solution configures and proves the control; it does not make the policy decision.

## Why this matters

Copy-paste and screenshots are the file controls' blind spot. A document can be encrypted, un-shareable,

and blocked from email, yet a user selects the text, copies it, and pastes it into a browser — or snips the   screen — and none of the file-level controls ever see it. Endpoint DLP watches the *activity*, not just the   file.

Endpoint DLP is licensing- and onboarding-dependent. Clipboard and screen-capture restrictions require

the right plan (typically Microsoft 365 E5 / the E5 Compliance add-on) and devices onboarded to   Purview (shared with Microsoft Defender for Endpoint onboarding). A Devices-location policy is inert until   onboarding is complete — verify your licensing/tenant.

Screen-capture restriction and some clipboard behaviours are newer / may be in preview and are gated on

minimum OS builds and supported apps/browsers. This solution flags "verify your licensing/tenant" rather   than asserting availability that may differ in your tenant.

Enforced-first is the classic failure. Blocking clipboard/screenshot straight away breaks legitimate

work — pasting between two sanctioned business apps, screenshotting a normal page — floods the help desk,   and gets the policy disabled. Audit/simulation first, tuned, is the difference between a control that   survives and one that is turned off.

## How it works

Sensitive information types (SITs), classifiers, and sensitivity labels define *what* content is

sensitive. Endpoint DLP matches the content involved in a device activity against built-in SITs    (credit card, national ID, health identifiers, etc.), custom SITs, Exact Data Match (EDM) SITs,    trainable classifiers, or the presence of a sensitivity label on the item.

A DLP policy scoped to the Devices (Endpoint) location binds those detectors to endpoint activities

under *"Audit or restrict activities on devices"*. The two this solution targets are copy to clipboard    (paste into another app/browser) and screen capture (Print Screen / Snipping Tool / third-party    capture of sensitive content). Each activity is set to Audit, Block with override, or Block.

Simulation / audit mode runs the policy against live device activity and records what *would* have been

restricted — with or without policy tips shown — so you see the true volume and false positives before    any enforcement. Every restriction in this solution starts here.

Tuning reduces false positives using confidence levels, instance thresholds, supporting keywords, EDM,

label-based conditions, and allowed-app / browser / network exceptions, measured against the    simulation results.

Enforcement turns the tuned restriction on (tip / allow-with-justification / block) in a limited ring,

then expands.

Incident/alert handling — restricted clipboard/screen-capture activities raise alerts in the

Purview portal and flow to Activity Explorer; this solution wires the triage, severity, and response    workflow so matches are actually acted on.

## The two activities this solution controls (and what each stops)

Copy to clipboard → copying sensitive content and pasting it into another application or a browser

(personal webmail, chat, notes). Endpoint DLP can audit, warn-and-justify, or block the paste of classified   content. Configure the allowed apps / browsers so sanctioned tools aren't caught alongside exfiltration.

Screen capture → taking a screenshot (Print Screen, Windows Snipping Tool, or a supported third-party

capture app) of sensitive content on screen. Endpoint DLP can audit or block the capture. Availability   and supported capture apps/OS builds vary — verify your licensing/tenant (this capability is newer / may be   in preview).

## A complementary lever: sensitivity-label protection (RMS usage rights)

Where content carries a sensitivity label with encryption, the label's usage rights independently govern copy: removing the EXTRACT ("Copy") usage right from a permission set prevents copying content out of protected Office files regardless of endpoint. This solution's primary path is Endpoint DLP (which covers any content, labelled or not, and adds screen capture), but the label-usage-right lever is documented here as a complementary control where labels are already in use — verify your labeling design with the information-protection owner.

## The simulate→enforce journey (the core discipline)

Confirm SITs/labels → build the Endpoint DLP policy with clipboard + screen-capture activities in SIMULATION / audit (no user impact) → measure volume and false positives in Activity Explorer / DLP alerts → tune (confidence, instance count, keywords, EDM, label condition, allowed-app/browser exceptions) → re-simulate until false positives are acceptable → enable with policy tips + allow-override/justification in a pilot ring → validate → expand to enforce (block) across the intended scope → operate (triage alerts, review overrides, re-tune).

## What you can control

Which SITs/classifiers/labels trigger the restriction, and at what confidence and instance count.

Which endpoint activities are covered — clipboard, screen capture, or both — and the action

per activity (audit → tip → justify → block).

Which users / devices / groups are included or excluded, and the pilot ring enforced first.

The allowed apps / browsers / network locations so sanctioned workflows aren't caught.

Whether users get policy tips, can override with justification, and what the override says.

## Limitations (be honest with buyers)

Endpoint DLP requires onboarded devices and the appropriate licensing (verify your plan — endpoint DLP

is gated behind E5 / the E5 Compliance add-on). A Devices-location policy is inert until onboarding is   complete.

Screen-capture restriction and some clipboard behaviours are newer / may be in preview, are limited to

supported apps/browsers and minimum OS builds, and evolve — this solution flags "verify your   licensing/tenant" rather than asserting availability.

Endpoint DLP restricts content it can classify (SIT / label match). Content below the confidence/instance

threshold, or that the device agent cannot classify at the moment of the activity, will not match. DLP is   one control among several, not a guarantee — a determined user can still photograph a screen with a phone.

The enforced action for a data category is a compliance/legal decision, not a technical default — this

solution configures and proves the control; the determination is deferred.

## Naming convention (used in every doc and script)

Every artifact this solution creates uses <Purpose> – <Scope> – <Stage>, reused verbatim across the docs, scripts, and the Purview portal. The standard set:

| Artifact | Name |
| --- | --- |
| Endpoint DLP policy (simulation) | DLP – Endpoint Clipboard+Screen – Simulation |
| Content rule on that policy | DLP – Endpoint Clipboard+Screen – Rule |
| Enforced pilot policy | DLP – Endpoint Clipboard+Screen – Enforce Pilot |
| Pilot user/device ring | DLP Pilot Ring – Stage1 |
| Policy-tip / override text | DLP Notice – Clipboard/Screen – Standard |
| Incident/alert workflow | DLP Alerts – Clipboard/Screen – Operations |
| (Optional) label restricting copy | Confidential – No-Copy – Endpoint |

## The standard deployment model

Assess current endpoint exposure and classification intent → Design the SIT/label detectors and the clipboard/screen-capture restriction → Configure the Endpoint DLP policy in simulation/audit → Pilot (simulate → tune → enforce to a ring) → Validate against pass/fail gates (clipboard/screenshot of sensitive content restricted, false-positive rate low, incidents handled) → Expand to the full scope and ongoing operations. Every high-impact change is piloted in simulation first, with a documented rollback.

# 2. Requirements — Clipboard & Screen-Capture Protection (Microsoft Purview)

These are the solution-specific prerequisites for configuring clipboard and screen-capture restrictions for sensitive content on endpoints. They build on — and do not repeat — the six shared prerequisites in global-requirements-purview.md (tenant + compliance licensing, least-privilege Purview roles, S&C PowerShell + Graph toolchain, in-scope data sources, compliance/records/privacy/legal stakeholders, and a pilot scope + change control). Verify each item below before starting the Implementation Guide.

For every requirement: Description (what it is), Why required, How to verify, How to implement if missing.

__________________________________________________

## 2.1 Licensing sufficient for Endpoint DLP clipboard & screen-capture restrictions

Description: Endpoint DLP activity restrictions — including copy to clipboard and **screen

capture — are plan-gated, typically Microsoft 365 E5 or the E5 Compliance add-on. Screen-   capture restriction and some clipboard behaviours are newer and may be in preview** and gated on minimum   OS builds. This extends GR-#1 with the capability-specific plan detail.

Why required: A DLP policy scoped to the Devices location and using clipboard/screen-capture activities

will not function without the required plan; the activities may not even be selectable.

How to verify: In the Microsoft 365 admin center confirm the subscription/add-ons; in the

Purview portal → Data Loss Prevention confirm the Devices location and, when authoring a rule, that   copy to clipboard and screen capture appear under *"Audit or restrict activities on devices."*   Flag "verify your licensing/tenant" — availability and preview status evolve.

How to implement if missing: Acquire/assign the required licensing (E5 / E5 Compliance) before building

the restriction; if screen capture is unavailable in your tenant, deliver clipboard restriction first and   revisit screen capture when the capability is enabled.

## 2.2 DLP-specific least-privilege roles

Description: The DLP role groups in the Purview portal — Compliance Administrator or

Compliance Data Administrator to create/manage DLP policies, DLP Compliance Management for policy   management, View-Only DLP Compliance Management for read-only review, and the Data Loss Prevention   role for alert/incident handling. Global Administrator only where genuinely required. Extends GR-#2.

Why required: Purview enforces fine-grained role groups; policy authoring and alert triage require the

matching role, and least privilege keeps the blast radius small.

How to verify: Purview portal → Settings → Roles & scopes → Permissions — confirm your account's

role-group membership includes the DLP roles you need.

How to implement if missing: Assign the least-privilege DLP role group under change control; separate

policy authors from alert triagers where possible.

## 2.3 Devices onboarded to Purview (the hard gate for any endpoint restriction)

Description: Endpoint DLP monitors activities on onboarded Windows 10/11 and macOS devices.

Onboarding is done in Purview portal → Settings → Device onboarding (or via Intune / a script / Group   Policy) and is shared with Microsoft Defender for Endpoint onboarding — devices already onboarded to   Defender for Endpoint are onboarded for Endpoint DLP. Clipboard/screen-capture restriction additionally   depends on minimum OS builds and supported apps/browsers.

Why required: A policy scoped to the Devices location does nothing on a device that is not onboarded

and reporting. Onboarding is the non-negotiable prerequisite for clipboard/screen-capture control.

How to verify: Purview portal → Settings → Device onboarding → Devices shows onboarded devices;

confirm target devices appear and are reporting. Confirm each device meets the minimum OS build documented   by Microsoft for the clipboard/screen-capture activities. Script #3 (DLPCLIP-EndpointReadiness.ps1)   surfaces the readiness signals.

How to implement if missing: Onboard devices via the Purview device-onboarding package, Intune, or Group

Policy; confirm the minimum OS build and any required AV/agent state per Microsoft docs before scoping the   restriction.

## 2.4 A classification intent — the SITs, classifiers, or labels that mark "sensitive"

Description: A documented view of which content must not be copied/screenshotted (e.g. payment card

data, national IDs, health identifiers, source code, or any item carrying a specific sensitivity label)   mapped to the detector that identifies it — built-in SITs where they fit, custom SITs / EDM / trainable   classifiers for gaps, and/or a sensitivity-label condition. Extends GR-#4.

Why required: The restriction keys off *what* is sensitive; a clipboard/screen-capture rule with no

precise detector either catches nothing or catches everything (false-positive flood).

How to verify: Purview portal → Data classification → Classifiers → Sensitive info types lists

built-in and custom SITs; Information protection → Labels lists sensitivity labels. Confirm the ones you   need exist (or are planned) with the data owners.

How to implement if missing: Build the SIT/label inventory (this solution's Discovery script assesses

built-in SIT coverage and any existing endpoint restrictions); plan custom SITs / EDM / a label condition   for categories not covered.

## 2.5 Allowed-app, browser, and network-exception intent

Description: The list of sanctioned applications, browsers, and network locations where copying and

screen capture of sensitive content is legitimate business (e.g. two internal line-of-business apps, an   approved browser for the corporate SaaS suite). Endpoint DLP evaluates activities against allowed / unallowed   apps and browsers and service-domain / network lists.

Why required: Without allowed-app/browser exceptions, the restriction catches legitimate internal

copy-paste and screenshots alongside real exfiltration, driving false positives and killing adoption.

How to verify: Purview portal → Data loss prevention → Endpoint DLP settings shows the

unallowed/restricted apps and browsers, service-domain, and network lists; confirm the sanctioned tools are   represented before authoring the rule.

How to implement if missing: Capture the sanctioned app/browser/network list from IT and the business,

and configure the Endpoint DLP settings lists before enforcing.

## 2.6 A pilot ring, simulation dwell time, and change control (endpoint-specific)

Description: A named pilot user/device ring, an agreed simulation/audit dwell time (how long the

policy runs in audit before enforcement — long enough to capture representative device activity), and the   change-control window for moving audit → enforce. Extends GR-#6.

Why required: Clipboard/screen-capture blocking is high-impact and highly visible to users; enforcing

without an audit baseline and a limited ring is how the control breaks day-to-day work. The house model   mandates simulation/audit first, then a ring, then expand.

How to verify: Confirm the pilot ring membership, that the policy is created in **simulation/audit

mode**, and the approval path to enforce.

How to implement if missing: Define the ring and dwell time and agree change control before enabling any

block action.

## 2.7 An incident/alert triage owner and destination

Description: A named owner (or queue) for DLP alerts raised in **Purview portal → Data loss

prevention → Alerts, plus where restricted-activity events are reviewed (Activity Explorer**) and,   optionally, where they are forwarded (SIEM / Microsoft Sentinel via the Office 365 Management Activity API /   Defender connectors). Severity and response actions defined.

Why required: A restricted clipboard/screen-capture event with no one to triage it is not a control.

Alerts and Activity Explorer are where matches surface; someone must own triage, severity, and response.

How to verify: Confirm the triage owner/queue (DLP Alerts – Clipboard/Screen – Operations), the

alert-severity scheme, and any SIEM forwarding is configured.

How to implement if missing: Assign the owner, define severity/response, and (optionally) wire SIEM

forwarding before enforcement generates real alerts.

__________________________________________________

### Requirements summary

| # | Requirement | Gate |
| --- | --- | --- |
| GR 1–6 | Category prerequisites (global-requirements-purview.md) | Tenant/licensing, roles, toolchain, scope, stakeholders, pilot + change control |
| 2.1 | Endpoint DLP clipboard/screen-capture licensing (E5 / E5 Compliance; verify, some preview) | Activities available/selectable |
| 2.2 | DLP least-privilege roles | Author + triage roles assigned |
| 2.3 | Devices onboarded to Purview (+ min OS build) | Endpoint location & activities functional |
| 2.4 | Classification intent — SITs / classifiers / labels | Restriction keys off the correct detector |
| 2.5 | Allowed-app / browser / network exceptions | Sanctioned workflows not caught |
| 2.6 | Pilot ring + simulation dwell + change control | Simulate/audit-first enforced |
| 2.7 | Alert/incident triage owner + destination | Restricted activities are acted on |

Deferred to compliance/privacy/legal: which data categories are in scope, which classifiers/labels legally apply, the enforced action per category, and any regulatory applicability. This solution provides the technical configuration and evidence, not the determination.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — Clipboard & Screen-Capture Protection (Microsoft Purview)

This is the exact, ordered procedure to configure clipboard and screen-capture restrictions for sensitive content on onboarded endpoints — built in SIMULATION / audit mode first, tuned, then enforced in a ring, then expanded. Portal paths and cmdlets are from Microsoft's public documentation; licensing-/plan-dependent features and evolving/preview portal paths are flagged "verify your licensing/tenant" and are never asserted for your tenant. Do the phases in order. Each phase names its artifacts (from the Overview naming table), states a pass/fail gate, and gives a rollback.

Automation. The five delivered PowerShell tools run through Security & Compliance PowerShell (Connect-IPPSSession) and Microsoft Graph. They are read-only or -WhatIf by default; writes require an explicit -Commit switch, and the config helper is simulation-only — it never leaves a policy in enforce. No credentials are stored in code.

Determinations deferred. *Which* content categories are in scope, *which* classifiers/labels legally apply, and the *enforced action* per category are compliance/privacy/legal decisions. This guide configures and proves the control; capture those decisions before Phase 4.

__________________________________________________

## Phase 0 — Connect and baseline (Assess)

Connect the toolchain (GR-#3). On the admin workstation:

Install-Module ExchangeOnlineManagement -Scope CurrentUser -Force   # provides Connect-IPPSSession
   Connect-IPPSSession -UserPrincipalName admin@contoso.com            # Security & Compliance PowerShell
   Connect-MgGraph -Scopes 'Organization.Read.All','InformationProtectionPolicy.Read' -NoWelcome

Run the posture assessment (delivered script #1, read-only):

.\DLPCLIP-Discovery.ps1 -CsvPath .\DLPCLIP-Posture.csv

It reports existing DLP policies and their mode, which ones scope the Devices/Endpoint location, any    clipboard/screen-capture restrictions already configured on their rules, and built-in vs custom SIT    coverage.

Confirm licensing and endpoint readiness (Req 2.1, 2.3): confirm E5 / E5 Compliance, that target

devices are onboarded and meet the minimum OS build, and that the copy to clipboard and    screen capture activities are selectable in a rule (script #3 surfaces the readiness signals). If    screen capture is not available in your tenant, note it and deliver clipboard first.

Pass/fail gate: you have a written baseline (existing policies + modes + any endpoint restrictions), a SIT/label coverage map, and confirmed licensing + onboarding for the Devices location. Rollback: none (read-only).

__________________________________________________

## Phase 1 — Design the classification layer (what counts as "sensitive")

Decide which detector marks content that must not be copied/screenshotted. Do not invent SITs — use built-in where they fit; build custom/EDM/trainable only for gaps; use a sensitivity-label condition where content is already labelled.

Map built-in SITs first. In **Purview portal → Data classification → Classifiers → Sensitive info

types, confirm the built-in SITs for your categories (e.g. *Credit Card Number*, *U.S. Social Security    Number (SSN)*, national-ID / health-identifier SITs). Note each SIT's confidence levels and default    instance count**.

Author custom SITs for gaps. For a category with no built-in match (e.g. an internal case or record

number), create a custom SIT with a regex primary pattern, supporting keywords, a confidence    level, and a character proximity. Portal: Classifiers → Sensitive info types → Create sensitive    info type. Test it against sample text in the wizard's Test step.

Use a sensitivity-label condition where content is labelled. If the organization already applies a

label such as *Confidential*, the rule can trigger on "content contains → Sensitivity labels" instead    of (or in addition to) SITs — a precise, low-false-positive signal. Confirm the labels exist with the    information-protection owner.

(Optional) EDM / trainable classifiers for categories where pattern SITs over-match or the category is

conceptual. Verify availability against your plan; *which fields are in scope is the data owner's    determination.*

Pass/fail gate: every in-scope "do not copy/screenshot" category maps to a named, tested detector (built-in SIT, custom SIT, EDM, trainable classifier, or sensitivity label) at a chosen confidence/instance count. Rollback: delete unused custom SITs (they have no effect until referenced by a policy).

__________________________________________________

## Phase 2 — Configure the endpoint restriction in SIMULATION (Configure — no user impact)

Create one Endpoint DLP policy with a rule that covers the clipboard and screen-capture activities, in simulation / audit mode. Simulation/audit records what *would* be restricted against real device activity, with no enforcement and (optionally) with policy tips shown.

Set the Endpoint DLP settings first (Req 2.5). Portal: Data loss prevention → Endpoint DLP settings

→ configure the unallowed / restricted apps and browsers, service-domain, and network lists so    your sanctioned apps/browsers are represented (either as allowed, or clearly out of the unallowed    list). This is what keeps legitimate internal copy-paste and screenshots from being caught.

Create the policy — `DLP – Endpoint Clipboard+Screen – Simulation`.

Portal: Data loss prevention → Policies → Create policy → custom (or a category template) →    Locations: Devices only (all other locations off for this solution). Confirm the Devices location is    selectable; if not, revisit licensing/onboarding (Req 2.1/2.3).

Author the rule — `DLP – Endpoint Clipboard+Screen – Rule`.

Condition: *Content contains* → the SITs from Phase 1 at the chosen confidence/instance count, and/or

*Sensitivity labels* from Phase 1.

Actions → "Audit or restrict activities on devices": set Copy to clipboard and Screen capture

(labelled per your tenant's current portal) to Audit (the simulation-phase action). Leave the other       endpoint activities (USB, print, network share, etc.) untouched — they are out of scope for this       solution.

User experience: define DLP Notice – Clipboard/Screen – Standard policy-tip text and enable

allow override with justification where compliance permits — note tips/overrides only *appear* once       the policy is enforced; in audit they are captured, not shown, unless "simulation with policy tips" is       selected.

Set the policy mode to simulation. Choose "Run the policy in simulation mode" (optionally *with

policy tips*). Finish. In S&C PowerShell this corresponds to Mode = TestWithNotifications /     TestWithoutNotifications.

Verify with the config helper (delivered script #2, -WhatIf by default):

.\DLPCLIP-Config.ps1 -PolicyName 'DLP - Endpoint Clipboard+Screen - Simulation' `
        -SensitiveTypes 'Credit Card Number' -MinCount 1 -Confidence High -WhatIf

The helper previews the New-DlpCompliancePolicy / New-DlpComplianceRule calls (Devices location,     simulation mode, clipboard+screen-capture restrictions). Because the exact endpoint-restriction setting     names evolve/preview, the recommended pattern is: build the rule once in the portal, then read its     restriction property with script #1 to confirm the exact names before ever committing with the helper.     Run with -Commit only to apply an intended change; the helper never leaves a policy in enforce mode.

Pass/fail gate: the policy exists, is scoped to Devices only, covers clipboard + screen-capture, and is confirmed in simulation (script #1/#2 report a Test* mode). Rollback: delete the simulation policy — simulation has no user impact, so removal is clean.

__________________________________________________

## Phase 3 — Measure and tune (drive false positives down)

Let the policy run in simulation for the agreed dwell time (Req 2.6) to capture representative device activity.

Review what would have been restricted. Purview portal → Data loss prevention → Alerts

(simulation alerts) and Data classification → Activity explorer (filter to endpoint DLP activities —     *copy to clipboard*, *screen capture*) show every simulated match with the app/browser, the SIT/label, and     the confidence. Export with the reporting script:

.\DLPCLIP-Report.ps1 -Days 14 -CsvPath .\DLPCLIP-Activity.csv

Classify each match as true positive or false positive and identify the false-positive drivers

(e.g. legitimate copy-paste between two sanctioned internal apps, a screenshot of a normal page that     happens to contain a low-confidence pattern).

Tune to reduce false positives without losing true positives:

Raise the confidence level (e.g. medium → high) and/or the instance count so incidental matches

don't fire.

Prefer a sensitivity-label condition over broad SITs where content is labelled — far fewer false

positives.

Add allowed-app / browser / network exceptions (Endpoint DLP settings) so sanctioned tools aren't

caught.

Introduce EDM for categories where pattern SITs over-match.

Add supporting keywords / proximity to custom SITs so context is required.

Re-simulate after each tuning change and re-measure. Repeat until the false-positive rate meets the

validation gate (see Testing).

Pass/fail gate: measured false-positive rate is at/under the agreed threshold on the simulation sample, with true positives (sensitive-content copy/screenshot) still detected. Rollback: revert the last tuning change (script #2 -WhatIf shows the diff before -Commit).

__________________________________________________

## Phase 4 — Enforce in a pilot ring (Pilot)

Scope to the pilot ring. Set DLP Pilot Ring – Stage1 (users) and the pilot devices as the

included scope on the policy (all other users/devices excluded for now):

.\DLPCLIP-Set-Scope.ps1 -PolicyName 'DLP - Endpoint Clipboard+Screen - Simulation' `
        -IncludeGroup 'DLP Pilot Ring - Stage1' -WhatIf

Move the ring to enforcement. Change Policy mode from *simulation* to Turn it on / Enforce.

Start the clipboard and screen-capture activities at Block with override (justification) rather than     hard block, so the pilot can report false negatives/positives while retaining a business escape hatch.     (Rename to DLP – Endpoint Clipboard+Screen – Enforce Pilot if your change process tracks the transition.)

Confirm enforcement is live for the ring only (script #1 reports mode Enable and the scoped

identities). On a ring device, confirm a test copy/screenshot of clearly-fake sensitive content now shows     the DLP Notice – Clipboard/Screen – Standard tip and requires justification.

Handle incidents. Wire DLP Alerts – Clipboard/Screen – Operations: assign the alert owner/queue

(Req 2.7), set severities, and (optionally) forward to SIEM/Sentinel. Triage a real pilot alert end-to-end     to prove the workflow.

Pass/fail gate: the pilot ring is enforced (clipboard/screenshot of sensitive content restricted, tips shown, overrides captured), matches raise alerts, and the triage workflow produces a dispositioned incident. No enforcement outside the ring. Rollback: set the policy back to simulation mode (single setting) — instantly removes enforcement with no data change.

__________________________________________________

## Phase 5 — Expand and harden (Enforce → Operate)

Expand scope from the ring to the full intended population once the pilot gate passes, keeping

documented exclusions.

Escalate the action per compliance's determination — e.g. move clipboard/screen-capture from *block

with override* to hard block where required — one activity at a time, re-validating after each.

Operationalize: schedule the reporting script for a recurring false-positive/alert review, review

user overrides (are people justifying legitimately or bypassing?), refresh EDM data on cadence     (if used), and re-tune the allowed-app/browser lists as tools change.

Validate end-to-end with the delivered testing procedure (next section) and record the pass/fail

evidence.

Pass/fail gate: enforcement live across the intended scope with the compliance-mandated action for clipboard and screen capture; false-positive rate steady/low; alerts triaged on cadence; overrides reviewed. Rollback: the policy can be returned to simulation at any time as an immediate, non-destructive safety switch; the clipboard and screen-capture activities can be relaxed independently.

__________________________________________________

## Order-of-operations summary

| Phase | Do | Artifact(s) | Gate | Rollback |
| --- | --- | --- | --- | --- |
| 0 Assess | Connect, baseline, confirm licensing/onboarding | Posture CSV | Baseline + readiness confirmed | n/a (read-only) |
| 1 Design | Map/build SITs / label condition | Custom SIT / label condition | Every category → tested detector | Delete unused SIT |
| 2 Configure | Build the Devices policy (clipboard+screen) in simulation | …– Simulation policy + rule | Simulation, Devices-only, both activities | Delete sim policy |
| 3 Tune | Measure + reduce false positives | Activity CSV | FP rate ≤ threshold | Revert tuning change |
| 4 Pilot | Enforce to ring, wire alerts | Pilot ring, alert triage | Ring enforced, incident dispositioned | Back to simulation |
| 5 Expand | Broaden scope, escalate to block, operate | Enforced policy | Full-scope enforce, low FP, alerts triaged | Simulation / relax activity |

# 5. Testing & Validation — Clipboard & Screen-Capture Protection (Microsoft Purview)

Validate the Endpoint DLP implementation against explicit pass/fail gates. The three headline gates are: (A) clipboard/screen-capture of sensitive content is restricted, (B) the false-positive rate is low, and (C) incidents are handled and evidenced. Run every test with non-real, clearly-fake sample content — a test document containing a fake SIT match (e.g. the Microsoft test credit-card number 4111 1111 1111 1111) and/or carrying the optional Confidential – No-Copy – Endpoint sensitivity label — never real sensitive data. Record the evidence; it supports the control narrative (whether the control is *required* and the *enforced action* per category stays a compliance/privacy/legal determination).

All tests assume the policy from the Implementation Guide, first proven in simulation as DLP – Endpoint Clipboard+Screen – Simulation (rule DLP – Endpoint Clipboard+Screen – Rule) and then enforced to the DLP Pilot Ring – Stage1 as DLP – Endpoint Clipboard+Screen – Enforce Pilot. Every endpoint test requires an onboarded device (Req 2.3) that meets the minimum OS build. Screen- capture restriction is newer / may be in preview and is OS-/app-gated — verify your licensing/tenant; if it is not available, run the clipboard tests and mark the screen-capture rows *"verify in tenant."

__________________________________________________

## Test A — Detection & enforcement (clipboard/screen-capture of sensitive content is restricted)

| # | Test | Steps | Pass condition |
| --- | --- | --- | --- |
| A1 | Clipboard → unallowed browser/app | On an onboarded ring device, open the fake sensitive test file, copy matching content, and paste it into an unallowed browser or app (e.g. a personal webmail tab). | The paste is audited (simulation) or blocked/tipped (enforce) per the action; the DLP Notice – Clipboard/Screen – Standard tip appears when enforced; an endpoint DLP event is logged. |
| A2 | Screen capture of sensitive content | With the fake sensitive file on screen, take a screenshot (Print Screen / Snipping Tool / a supported capture app). | The capture is audited or blocked per the action; event logged. If screen capture is unavailable in your tenant, record "verify in tenant" and skip. |
| A3 | Label-based match (optional) | Apply the Confidential – No-Copy – Endpoint label to a fake file, then repeat A1/A2. | The rule fires on the sensitivity-label condition (not just the SIT) — confirms the label signal works and is more precise. |
| A4 | Allowed-app / sanctioned workflow negative | Copy-paste the same content between two sanctioned internal apps (on the Endpoint DLP allowed list) and screenshot a normal, non-sensitive page. | Sanctioned copy-paste and non-sensitive screenshots are correctly not restricted — confirms the allowed-app/browser exceptions and conditions hold. |
| A5 | Below-threshold negative | Copy content that is below the configured confidence/instance count (e.g. a single low-confidence fragment). | Correctly not matched — confirms the confidence/instance tuning is doing its job. |

Gate A (pass): A1–A3 each produce the configured action and a logged endpoint event; A4–A5 correctly do not fire.

__________________________________________________

## Test B — False-positive rate (adoption gate)

| # | Test | Steps | Pass condition |
| --- | --- | --- | --- |
| B1 | Simulation FP baseline | Over the agreed dwell time, export simulation matches (DLPCLIP-Report.ps1 -Days <n>) and classify each clipboard/screen-capture match as TP/FP. | False-positive rate ≤ the agreed threshold (define with compliance; label-keyed matching should be very precise, so target a low absolute FP count the triage team can absorb). |
| B2 | "Mentions but isn't" negative | Run legitimate content that merely resembles a pattern (e.g. a training doc that contains a formatted-but-invalid number) through a normal copy. | Not matched — confirms confidence/instance count and (where used) keyword proximity carry the weight. |
| B3 | Post-tuning re-measure | After each tuning change (raise confidence/instance, add label condition, add allowed-app/browser exception, add EDM), re-simulate and re-measure. | FP rate trends down while true positives (Test A) still fire. |
| B4 | Override sanity | In the pilot ring, review captured allow-with-justification overrides on clipboard/screen-capture. | Overrides are legitimate business justifications, not routine bypass — if routine, re-tune or re-scope. |

Gate B (pass): measured FP rate at/under threshold on the simulation sample with true positives intact.

__________________________________________________

## Test C — Incident / alert handling & evidence (the control is operable and auditable)

| # | Test | Steps | Pass condition |
| --- | --- | --- | --- |
| C1 | Alert raised | Trigger a match (Test A1/A2). | A DLP alert appears in Purview → Data loss prevention → Alerts with the correct policy, severity, and evidence. |
| C2 | Triage workflow | The DLP Alerts – Clipboard/Screen – Operations owner/queue picks up the alert, sets status, and dispositions it. | Alert moves through the defined states to a resolved disposition by the named owner. |
| C3 | Activity Explorer evidence trail | Locate the same event in Data classification → Activity explorer (filter to *copy to clipboard* / *screen capture*) and export it. | Full evidence trail present (user, device, app/browser, label/SIT, action) and retained for audit. |
| C4 | SIEM forwarding (if configured) | Confirm the endpoint DLP event reaches the SIEM/Sentinel destination (Req 2.7). | Event present in the downstream system with usable fields. |

Gate C (pass): matches raise alerts, alerts are triaged to disposition by the owner, and the retained evidence trail (and SIEM forward, if used) is present.

__________________________________________________

## Simulation-first & rollback validation

| # | Test | Pass condition |
| --- | --- | --- |
| S1 | Nothing enforced outside the ring | Users/devices outside DLP Pilot Ring – Stage1 experience no clipboard/screen-capture blocking during pilot. |
| S2 | Instant rollback | Setting the enforced policy back to simulation mode immediately removes enforcement with no data change (verify a previously-blocked copy/screenshot now only simulates). |
| S3 | Scripts are safe-by-default | DLPCLIP-Config.ps1 / DLPCLIP-Set-Scope.ps1 run without -Commit make no change (-WhatIf output only); discovery/validate/report scripts are read-only. |

__________________________________________________

## Evidence to capture (for the deliverable record & control narrative)

Baseline posture CSV (Phase 0), the endpoint-readiness output, and the SIT/label coverage map.

Simulation match export + TP/FP classification and the computed false-positive rate before/after

tuning (Gate B).

Screenshots/log of Test A enforcement actions (clipboard and screen capture, and the optional

label-based match) and the raised alerts (Gate A/C).

The dispositioned, retained incident from Test C2/C3 and, if used, the SIEM forward (C4).

Confirmation that outside-ring users were unaffected (S1) and that simulation rollback works (S2).

Determination boundary. These tests prove the control works and produce the evidence. Whether the control is *required* for a given data category, the acceptable false-positive threshold, and the enforced action (audit vs block-with-override vs hard block) per category are compliance / privacy / legal sign-offs, captured alongside the evidence above.

# Troubleshooting — Clipboard & Screen-Capture Protection (Microsoft Purview)

The failures you will actually hit, with the most likely cause and the fix. Work top-down: most "the restriction isn't working" reports trace back to onboarding, screen-capture availability, condition matching, allowed-app coverage, or simulation-vs-enforce confusion — not the rule itself. Where a portal path or cmdlet parameter is named, verify it against your tenant — the Purview portal and the endpoint restriction options evolve, and screen-capture restriction is newer / may be in preview.

__________________________________________________

## 1. A device shows no clipboard/screen-capture activity at all

Symptoms: Copy or screenshot a matching file on a device and nothing appears in Activity explorer (Devices); the policy never fires.

Likely causes & fixes

Device isn't onboarded. The #1 cause. Confirm the device appears under **Purview → Settings → Device

onboarding → Devices. If not, re-run your onboarding method (Intune/GPO/local script/ConfigMgr). There   is no** S&C PowerShell cmdlet to onboard — it is a portal/management-tool action.

Unsupported / unpatched OS build. Clipboard and screen-capture sensing need a supported minimum

Windows/macOS build and a current agent. Patch and retest.

Onboarding still propagating. After onboarding, allow time for the device to register and for activity

to surface — endpoint telemetry is not instant. Wait and retry.

Check the readiness signals: DLPCLIP-ScopeHealth.ps1 reports managed-device counts (Graph) and

Endpoint-DLP-settings readability — but remember the device count is a proxy; the authoritative check   is the Devices list in the portal.

__________________________________________________

## 2. Clipboard is caught, but screen capture is not (or the activity isn't selectable)

Symptoms: Copy-to-clipboard is audited/blocked, but a screenshot of the same content does nothing — or screen capture isn't even offered when you author the rule.

Fix

Screen-capture restriction is newer / may be in preview, gated on licensing, supported apps/browsers,

and minimum OS builds. Verify your licensing/tenant — if it is unavailable, deliver clipboard   restriction first and revisit screen capture when the capability is enabled. DLPCLIP-Validate.ps1   marks the screen-capture check VERIFY (not FAIL) when it can't read the restriction.

Confirm target devices meet the minimum OS build documented by Microsoft for the screen-capture

activity, and that the capture tool in use is a supported one.

Do not treat a missing screen-capture activity as a bug in the policy — it is a capability/availability

question. Flag it, don't force it.

__________________________________________________

## 3. The restriction fires on the wrong things (false positives)

Symptoms: Legitimate work is flagged/blocked — copy-paste between two sanctioned internal apps, or a screenshot of a normal page.

Likely causes & fixes

Allowed apps/browsers not configured (or stale). Add the sanctioned apps/browsers to the **Endpoint

DLP settings** (Data loss prevention → Endpoint DLP settings) so they aren't caught alongside real   exfiltration. A missing exception is the most common false-positive driver on endpoints.

Condition too broad. If the rule keys on "all content" instead of a sensitivity label / SIT, it

matches everything. Tighten the condition — prefer a sensitivity-label condition where content is   labelled. DLPCLIP-Validate.ps1 gate A6 flags a rule with no readable content condition.

SIT confidence/count too loose. Raise the confidence level or instance count on the sensitive

information type to cut noise, then re-test.

Tune in simulation — never tune by loosening an already-enforcing block in production. Re-measure with

DLPCLIP-Report.ps1 after each change (Gate B in 05-testing.md).

__________________________________________________

## 4. The restriction doesn't fire on content it should

Symptoms: A file you expect to match is copied/screenshotted with no policy match.

Likely causes & fixes

Content doesn't carry the label/SIT. The test file must actually carry the sensitivity label or

contain the sensitive information type the rule keys on. Confirm the label is applied / the SIT pattern   is present (seed a known match, e.g. the Microsoft test credit-card number 4111 1111 1111 1111).

Label not published / SIT not in scope. Confirm the label is published to the user (Information

Protection → Label policies) and the SIT exists (Data classification). DLPCLIP-Discovery.ps1 inventories   both and flags rules that carry a clipboard/screen-capture restriction.

Rule disabled. DLPCLIP-Validate.ps1 gate A5a flags a disabled rule.

Below-threshold content. A single low-confidence fragment below the configured confidence/instance

count will correctly not match — that is tuning, not a fault.

__________________________________________________

## 5. Simulation looks fine but enforcement doesn't block

Symptoms: In simulation the copy/screenshot is recorded; after "turning it on" the block/warn still doesn't happen.

Likely causes & fixes

Policy still in a Test mode. Simulation records but does not block. To enforce, move the policy out

of simulation: portal → turn the policy On; PowerShell →   Set-DlpCompliancePolicy -Identity 'DLP - Endpoint Clipboard+Screen - Simulation' -Mode Enable.   DLPCLIP-Validate.ps1 gate A3 shows the current mode.

Restriction action still Audit. The rule's clipboard/screen-capture restriction may be Audit even

though the policy is enforcing. Set the per-activity action to Block with override / Block per the   compliance determination.

Device out of scope. Enforcement only applies to devices in the policy's Devices scope. Confirm with

DLPCLIP-ScopeHealth.ps1 / gate A4 — during pilot, scope is DLP Pilot Ring - Stage1, not All.

Propagation delay. Policy/action changes take time to reach endpoints. Wait, then retest.

__________________________________________________

## 6. `New-DlpComplianceRule` fails on the clipboard/screen-capture restriction

Symptoms: DLPCLIP-Configure.ps1 -Commit (or manual scripting) errors when setting the endpoint restriction, e.g. an invalid Setting name or value.

Fix

Verify the exact Setting names and values for your tenant. The endpoint-restriction Setting names

(copy to clipboard, screen capture) and permitted values (Audit / Block / BlockWithOverride /   Ignore) evolve, and screen capture may be preview. Run Get-Help New-DlpComplianceRule -Full   and check current Microsoft docs, then adjust the hashtable. DLPCLIP-Configure.ps1 deliberately   prints the planned Setting names so you can verify before -Commit.

Prefer the portal for the first build if the PowerShell parameter names are uncertain, then read the

result back with DLPCLIP-Discovery.ps1 to learn the exact shape in your tenant before committing.

__________________________________________________

## 7. `-EndpointDlpLocation` / scope errors

Symptoms: Creating the policy errors on the location/scope value.

Fix

The Devices location is scoped by user/group (or All). Confirm the pilot group

(DLP Pilot Ring - Stage1) exists and the identifier is one your tenant accepts.   DLPCLIP-ScopeHealth.ps1 reports the group and the current scope.

Avoid All during the pilot — scope to the pilot ring first (gate A4).

__________________________________________________

## 8. Activity report is empty or export fails

Symptoms: DLPCLIP-Report.ps1 returns no clipboard/screen-capture rows, or the Activity Explorer export warns and skips.

Likely causes & fixes

Licensing/permission. Export-ActivityExplorerData is licensing-dependent; the script **warns and

degrades to policy-modes only rather than failing. Fall back to Purview → Activity explorer (filter   to *copy to clipboard* / *screen capture*) and DLP → Alerts** in the portal.

Field naming differs. The script keeps rows whose serialized event mentions a clipboard/screen-capture

token; if the tenant names fields differently, rows may be returned but not matched — check the portal   filter directly.

Quiet pilot window. A small pilot may simply have no activity — widen -Days or perform the sanctioned

test actions from 05-testing.md first.

Role. Ensure the connected account holds a role that can read Activity Explorer.

__________________________________________________

## 9. "It blocked an admin / broke a workflow" — emergency rollback

Do this immediately, then diagnose:

Return the policy to simulation or off:

Set-DlpCompliancePolicy -Identity 'DLP - Endpoint Clipboard+Screen - Simulation' -Mode TestWithoutNotifications   (simulation) or -Mode Disable (off). Either stops enforcement at once, with no data change.

Or set the offending restriction action back to Audit for the clipboard/screen-capture activity.

Then work the relevant section above (usually §3 false positives or §5 scope), fix in simulation,

re-validate with DLPCLIP-Validate.ps1, and only then re-enforce.

__________________________________________________

## When to escalate to the determination owners (not a technical fix)

Some questions are not troubleshooting — they are determinations that belong to compliance / security / records / HR-legal (see global-requirements-purview.md §5):

*Should* copy/screenshot of this content be blocked or only audited? → the compliance owners.

Is *this content* actually sensitive / in scope? → compliance / data owners.

Is a user's copy/screenshot a violation, and what is the consequence? → HR / legal.

Provide them the evidence (DLPCLIP-Report.ps1, Activity explorer, the DLPCLIP-Validate.ps1 output) — not a verdict. And stay honest about the boundary: Endpoint DLP restricts content it can classify at the moment of the activity — a determined user can still photograph a screen with a phone. It is one supporting control, not a guarantee.

# 7. Best Practices — Clipboard & Screen-Capture Protection (Microsoft Purview)

Field-tested practices for running clipboard and screen-capture Endpoint DLP so the control stays trusted, effective, low-noise, and defensible. These complement the Implementation and Testing guides.

## Simulate before you enforce — always

Never switch a new or materially changed endpoint restriction straight to block. Build

DLP – Endpoint Clipboard+Screen – Simulation in simulation / audit first, long enough to capture   representative device activity (Req 2.6), and read the results before enabling.

Use simulation with policy tips on the pilot ring when you want end-user feedback before hard block.

Treat simulation mode as your permanent safety switch: the enforced policy returns to simulation in one

setting, instantly removing enforcement with no data change — this is your rollback.

## Onboarding is the gate (endpoint-specific)

A Devices-location policy is inert until the device is onboarded (shared with Microsoft Defender for

Endpoint) and reporting — verify onboarding and the minimum OS build before blaming the policy.

Screen-capture restriction is newer / may be in preview, is limited to **supported apps/browsers and

minimum OS builds, and evolves — verify your licensing/tenant and deliver clipboard first** if   screen capture is not yet available. Flag, don't assume.

Roll the two activities out audit-first: audit copy to clipboard and screen capture of

sensitive content before restricting, so you see real usage and avoid blocking legitimate work.

## Label first, patterns second

Where content is already labelled, key the rule on a sensitivity-label condition (optionally the

Confidential – No-Copy – Endpoint label) as the primary, precise signal — it follows the marking   decision a human or auto-labeling policy already made and produces far fewer false positives than broad SITs.

Use SITs at a chosen confidence and instance count for unlabelled content; introduce **custom SITs /

EDM / trainable classifiers only for real gaps, and never invent a SIT pattern — build custom SITs   from patterns the data owner supplies and test them in the SIT wizard's Test** step.

Getting the label/classifier right feeds the whole information-protection program — invest there, not in

ever-more-complex regex.

## Right-size the allowed-app / browser / network exceptions

Mind allowed vs unallowed apps/browsers and network exceptions so sanctioned copy-paste (e.g. between

two internal line-of-business apps) and legitimate screenshots aren't caught alongside real exfiltration.

Capture the sanctioned app/browser/network list from IT and the business before enforcing; re-tune it

as tools change. A missing exception is the most common false-positive driver on endpoints.

## Tune for a low false-positive rate (adoption depends on it)

Most false positives come from broad SITs over-firing — fix with higher confidence/instance count,

a label condition, allowed-app/browser exceptions, or EDM, measured against the simulation results.

Every false positive that reaches a user erodes trust in every policy tip. Budget for a tuning cycle,

not a one-time build. Re-simulate after each change.

## Right-size the user experience

Show clear, actionable policy tips in plain language — reuse one standard notice

(DLP Notice – Clipboard/Screen – Standard) that tells the user the content is sensitive and what they   may/may not do, not a compliance error code.

Prefer allow-with-justification / override over hard block where legitimate exceptions exist, then

review the overrides — routine overriding means the policy is mis-scoped. Reserve hard block for the   categories where compliance requires it, escalating one activity at a time.

## Scope tightly, then expand

Enforce first to the DLP Pilot Ring – Stage1 (users and devices), keeping everyone else excluded,

then expand once the pilot gate passes — this cuts false positives, shrinks blast radius, and keeps the   control narrative clean.

## Evidence & operations (this is what a reviewer asks for)

Give clipboard/screen-capture alerts an owner and an SLA via

DLP Alerts – Clipboard/Screen – Operations (Req 2.7). Match volume without triage is not a control.

Retain the evidence trail — alert dispositions, Activity Explorer exports, the simulate→enforce change

log, and compliance sign-offs — so the control can be *shown*, not just claimed.

Review Activity Explorer and the false-positive rate on a recurring cadence; re-tune as data and

behaviour drift. Refresh EDM data on cadence if used.

Enforce least-privilege roles and, where possible, separate policy authors from alert triagers.

## Stay honest about the boundary

Endpoint DLP restricts content it can classify at the moment of the activity — a determined user can

still photograph a screen with a phone. DLP is one supporting control, not a guarantee; combine it   with sensitivity labels + encryption, access control, and insider-risk where the risk warrants.

The enforced action, which data categories are in scope, and whether the control is required are

compliance / privacy / legal decisions — you provide the technical control and the evidence; they own   the call.

# Deliverables Summary — Clipboard & Screen-Capture Protection in Microsoft Purview

Everything included in this solution, what each piece is for, and how it maps to the deployment model. Use it as the table of contents and the "did we finish?" checklist.

## Documents

| Document | What it gives you |
| --- | --- |
| 01 — Solution Overview | What clipboard & screen-capture Endpoint DLP delivers, the two activities it controls (copy to clipboard, screen capture), onboarding, the simulate-first rule, the complementary label-usage-right lever, and the Assess→Design→Configure→Pilot→Validate→Expand model. |
| 02 — Requirements | The solution-specific prerequisites (2.1–2.7): Endpoint DLP clipboard/screen-capture licensing (E5 / E5 Compliance; screen capture newer/preview), DLP least-privilege roles, devices onboarded (+ minimum OS build), a classification intent (SITs / labels), allowed-app/browser/network exceptions, a pilot ring + simulation dwell + change control, and an alert-triage owner. Each with Verify / Implement-if-missing. References the category global-requirements-purview.md. |
| 03 — Implementation Guide | The ordered build: connect & baseline → design the classification layer → author the Devices policy with the clipboard+screen-capture rule in simulation → measure & tune → enforce to a ring → expand. Every object named, with a pass/fail gate and rollback per phase. |
| 05 — Testing & Validation | The pass/fail gates: detection & enforcement (A) for clipboard and screen capture, false-positive rate (B), incident/alert handling & evidence (C), simulation-first & rollback validation, and the evidence to capture. |
| 06 — Troubleshooting | The failures you will actually hit — no endpoint activity, screen capture not available, false positives, the rule not firing, simulation-vs-enforce confusion, restriction-setting errors, empty reports — each with cause and fix. |
| 07 — Best Practices | How to run it well: simulate-then-enforce discipline, keying on labels first, right-sizing the allowed-app/browser exceptions, tuning for a low false-positive rate, the user experience, evidence/operations, and the honesty about the boundary. |
| Executive Summary | The one-page business-level summary for stakeholders and sign-off. |

## PowerShell tools (5)

All are read-only or `-WhatIf` by default, use interactive modern-auth (Connect-IPPSSession / Connect-MgGraph), and contain no credentials. They do not onboard devices (onboarding is a portal/management-tool action), do not enforce (the config helper is simulation-only), and do not invent cmdlets. Because screen-capture restriction is newer / may be in preview and restriction Setting names evolve, the tools read and print the setting shape and degrade gracefully rather than asserting availability — verify your licensing/tenant.

| Script | Purpose | Safe default |
| --- | --- | --- |
| DLPCLIP-Discovery.ps1 | Inventory existing DLP policies/rules and Devices coverage, flag any rule that already restricts clipboard/screen-capture, read the Endpoint DLP settings, and list labels + sensitive info types — the baseline of what already restricts copy/screenshot on the endpoint. | Read-only |
| DLPCLIP-Configure.ps1 | Build/update the DLP - Endpoint Clipboard+Screen - Simulation policy and its clipboard + screen-capture rule in simulation; requires -Commit to write and supports -WhatIf. Never enforces. | -WhatIf (preview) |
| DLPCLIP-Validate.ps1 | Run the configuration gates (policy exists, Devices location, simulation mode, pilot scope, clipboard + screen-capture restrictions, sensitive-content condition) with PASS/FAIL output; screen capture flagged VERIFY where not readable. | Read-only |
| DLPCLIP-Report.ps1 | Roll up policy modes and, where available, export clipboard/screen-capture endpoint events (matches, audits, blocks, overrides) from Activity Explorer to CSV — the operational + evidence view for the false-positive measure. | Read-only |
| DLPCLIP-ScopeHealth.ps1 | Report device onboarding + Endpoint DLP feature/licensing readiness for clipboard & screen-capture (managed-device signals via Graph, pilot-group membership, policy scope, Endpoint DLP settings readability). | Read-only |

## How it maps to the deployment model

| Phase | Deliverables used |
| --- | --- |
| Assess | 01, 02, DLPCLIP-Discovery.ps1, DLPCLIP-ScopeHealth.ps1 |
| Design | 02, 03 (named objects + detectors), 07 |
| Configure | 03, DLPCLIP-Configure.ps1 -WhatIf then -Commit (simulation) |
| Pilot (simulation) | 03, 05 (Gate B simulation pass), DLPCLIP-Report.ps1 |
| Validate | 05, DLPCLIP-Validate.ps1, DLPCLIP-Report.ps1 |
| Expand (enforce) | 03 (Phase 4/5), 05 (Gate A enforce pass), 06, 07 |

## Definition of done

Pilot Windows/macOS devices onboarded and visible in Purview → Devices, meeting the minimum OS

build for clipboard/screen-capture (screen capture verified available, or clipboard delivered first).

Endpoint DLP settings (allowed/unallowed apps & browsers, service domains, network) defined so sanctioned

copy-paste and normal screenshots are not caught.

DLP - Endpoint Clipboard+Screen - Simulation with its rule built in simulation, all configuration

gates (A) PASS.

Behavioural gates (A) PASS in the simulation pass, then in the enforce pass to the pilot ring;

the false-positive gate (B) meets the agreed threshold; incident/alert handling (C) produces a   dispositioned incident.

Evidence pack captured (baseline, simulation match export + TP/FP classification, enforcement

screenshots/alerts, dispositioned incident, rollback proof) and stored with the change record.

Regulatory / policy determinations (which data, and whether the action is audit / block-with-override /

hard block) recorded by the compliance / security owners — not by the administrator.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## DLPCLIP-Configure.ps1

Purpose: Creates (or updates) an Endpoint DLP compliance policy scoped to the Devices location and a pilot scope, in SIMULATION/TEST mode, plus one rule that restricts COPY TO CLIPBOARD and SCREEN CAPTURE of sensitive (labelled or SIT-matched) content, set to Audit while in simulation. SAFE BY DEFAULT: previews with -WhatIf and writes NOTHING unless you pass -Commit. It never enforces (never sets Block/Enable) — moving to enforce is a deliberate portal/PowerShell step in Phase 4/5 of the implementation guide. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPCLIP-Configure.ps1 -WhatIf                      # preview only (default is preview) .\DLPCLIP-Configure.ps1 -Commit                      # create the policy + rule in SIMULATION .\DLPCLIP-Configure.ps1 -Commit -PilotGroup "DLP Pilot Ring - Stage1" -LabelName "Confidential" EXPECTED RESULTS With -Commit: policy 'DLP - Endpoint Clipboard+Screen - Simulation' exists in a Test/simulation mode, Devices location, pilot scope, with a clipboard+screen-capture Audit rule. Validate with DLPCLIP-Validate.ps1 (expect Gate A PASS). Without -Commit: a printed plan and no changes. .NOTES White-label Microsoft Purview tooling. -WhatIf/preview by default; -Commit gates all writes. No credentials stored. Uses standard New-/Set-DlpCompliancePolicy and New-/Set-DlpComplianceRule; NO invented cmdlets. The exact EndpointDlpRestrictions Setting names/values and the simulation Mode value EVOLVE — and SCREEN CAPTURE IS NEWER / MAY BE IN PREVIEW — so the script PRINTS the planned Setting names for you to verify with Get-Help New-DlpComplianceRule -Full (and current Microsoft docs) against your tenant before committing. Recommended pattern: build the rule ONCE in the portal, read it back with DLPCLIP-Discovery.ps1 to learn the exact Setting shape in your tenant, then use -Commit. It does NOT enforce (no Block/Enable). VERIFY LICENSING. > [CmdletBinding()] param( [switch]$Commit, [switch]$WhatIf, [string]$PolicyName  = "DLP - Endpoint Clipboard+Screen - Simulation", [string]$RuleName    = "DLP - Endpoint Clipboard+Screen - Rule", [string]$PilotGroup  = "DLP Pilot Ring - Stage1",       # pilot user/security group for the Devices scope [string]$LabelName   = "Confidential",                   # sensitivity label the rule keys on (adjust to your taxonomy) [string]$SimMode     = "TestWithoutNotifications"        # simulation/test mode; verify the exact value in your tenant )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPCLIP-Configure.ps1 -WhatIf                      # preview only (default is preview) .\DLPCLIP-Configure.ps1 -Commit                      # create the policy + rule in SIMULATION .\DLPCLIP-Configure.ps1 -Commit -PilotGroup "DLP Pilot Ring - Stage1" -LabelName "Confidential" EXPECTED RESULTS With -Commit: policy 'DLP - Endpoint Clipboard+Screen - Simulation' exists in a Test/simulation mode, Devices location, pilot scope, with a clipboard+screen-capture Audit rule. Validate with DLPCLIP-Validate.ps1 (expect Gate A PASS). Without -Commit: a printed plan and no changes. .NOTES White-label Microsoft Purview tooling. -WhatIf/preview by default; -Commit gates all writes. No credentials stored. Uses standard New-/Set-DlpCompliancePolicy and New-/Set-DlpComplianceRule; NO invented cmdlets. The exact EndpointDlpRestrictions Setting names/values and the simulation Mode value EVOLVE — and SCREEN CAPTURE IS NEWER / MAY BE IN PREVIEW — so the script PRINTS the planned Setting names for you to verify with Get-Help New-DlpComplianceRule -Full (and current Microsoft docs) against your tenant before committing. Recommended pattern: build the rule ONCE in the portal, read it back with DLPCLIP-Discovery.ps1 to learn the exact Setting shape in your tenant, then use -Commit. It does NOT enforce (no Block/Enable). VERIFY LICENSING. > [CmdletBinding()] param( [switch]$Commit, [switch]$WhatIf, [string]$PolicyName  = "DLP - Endpoint Clipboard+Screen - Simulation", [string]$RuleName    = "DLP - Endpoint Clipboard+Screen - Rule", [string]$PilotGroup  = "DLP Pilot Ring - Stage1",       # pilot user/security group for the Devices scope [string]$LabelName   = "Confidential",                   # sensitivity label the rule keys on (adjust to your taxonomy) [string]$SimMode     = "TestWithoutNotifications"        # simulation/test mode; verify the exact value in your tenant )

## DLPCLIP-Discovery.ps1

Purpose: Read-only baseline discovery for clipboard and screen-capture Endpoint DLP. Inventories the DLP compliance policies/rules already in the tenant, flags which cover the Devices (endpoint) location and their mode (simulation/test vs enable), highlights any rule that already carries a copy-to-clipboard or screen-capture restriction, reads the Endpoint DLP settings (allowed/unallowed apps & browsers) where the tenant exposes them, and lists sensitivity labels and sensitive information types the rules could key on. This is the "what already restricts copy/screenshot on the endpoint" baseline. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPCLIP-Discovery.ps1 .\DLPCLIP-Discovery.ps1 -IncludeSensitiveTypes EXPECTED RESULTS A CSV baseline (.\DLPCLIP-Discovery.csv) of DLP policies (DevicesLocation flag + Mode), DLP rules (with a Clipboard/ScreenCapture-restriction flag), Endpoint DLP settings, and labels; with -IncludeSensitiveTypes, sensitive info types to .\DLPCLIP-SensitiveTypes.csv. A tenant with NO Devices-location policy — or none carrying a clipboard/screen-capture restriction — is itself the first finding. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Cmdlets are standard Security & Compliance PowerShell (Get-DlpCompliancePolicy/-Rule, Get-PolicyConfig, Get-Label, Get-DlpSensitiveInformationType); none are invented. Screen-capture restriction is NEWER / MAY BE IN PREVIEW and the restriction Setting names evolve — the script WARNS/degrades where a property is not readable rather than asserting availability. VERIFY YOUR LICENSING/TENANT. Device ONBOARDING is confirmed in the Purview portal (Settings > Device onboarding); there is no supported S&C PowerShell cmdlet to read onboarding here. > [CmdletBinding()] param( [switch]$IncludeSensitiveTypes, [string]$OutPath          = ".\DLPCLIP-Discovery.csv", [string]$SensitiveOutPath = ".\DLPCLIP-SensitiveTypes.csv" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPCLIP-Discovery.ps1 .\DLPCLIP-Discovery.ps1 -IncludeSensitiveTypes EXPECTED RESULTS A CSV baseline (.\DLPCLIP-Discovery.csv) of DLP policies (DevicesLocation flag + Mode), DLP rules (with a Clipboard/ScreenCapture-restriction flag), Endpoint DLP settings, and labels; with -IncludeSensitiveTypes, sensitive info types to .\DLPCLIP-SensitiveTypes.csv. A tenant with NO Devices-location policy — or none carrying a clipboard/screen-capture restriction — is itself the first finding. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Cmdlets are standard Security & Compliance PowerShell (Get-DlpCompliancePolicy/-Rule, Get-PolicyConfig, Get-Label, Get-DlpSensitiveInformationType); none are invented. Screen-capture restriction is NEWER / MAY BE IN PREVIEW and the restriction Setting names evolve — the script WARNS/degrades where a property is not readable rather than asserting availability. VERIFY YOUR LICENSING/TENANT. Device ONBOARDING is confirmed in the Purview portal (Settings > Device onboarding); there is no supported S&C PowerShell cmdlet to read onboarding here. > [CmdletBinding()] param( [switch]$IncludeSensitiveTypes, [string]$OutPath          = ".\DLPCLIP-Discovery.csv", [string]$SensitiveOutPath = ".\DLPCLIP-SensitiveTypes.csv" )

## DLPCLIP-Report.ps1

Purpose: Read-only operational + evidence report for clipboard & screen-capture Endpoint DLP. Summarizes the DLP policies that cover the Devices location and their mode (simulation vs enforce), and — where the tenant/licensing exposes it — exports recent ENDPOINT activity from Activity Explorer filtered to copy-to-clipboard and screen-capture events (matches, audits, blocks, overrides) so you can measure volume and false positives. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPCLIP-Report.ps1 .\DLPCLIP-Report.ps1 -Days 14 EXPECTED RESULTS A console summary + .\DLPCLIP-PolicyModes.csv (policies + mode + Devices flag) and, where available, .\DLPCLIP-ClipScreenActivity.csv (clipboard/screen-capture endpoint events). If activity export is not available in your tenant/licence, the script WARNS and reports policy modes only. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Uses Get-DlpCompliancePolicy and Export-ActivityExplorerData (Security & Compliance PowerShell); none invented. Activity Explorer export is licensing-dependent and screen-capture events are newer/preview — the script degrades gracefully (warns) rather than assuming availability. Verify your licensing/tenant. > [CmdletBinding()] param( [int]$Days = 14, [string]$ModesOutPath    = ".\DLPCLIP-PolicyModes.csv", [string]$ActivityOutPath = ".\DLPCLIP-ClipScreenActivity.csv" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPCLIP-Report.ps1 .\DLPCLIP-Report.ps1 -Days 14 EXPECTED RESULTS A console summary + .\DLPCLIP-PolicyModes.csv (policies + mode + Devices flag) and, where available, .\DLPCLIP-ClipScreenActivity.csv (clipboard/screen-capture endpoint events). If activity export is not available in your tenant/licence, the script WARNS and reports policy modes only. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Uses Get-DlpCompliancePolicy and Export-ActivityExplorerData (Security & Compliance PowerShell); none invented. Activity Explorer export is licensing-dependent and screen-capture events are newer/preview — the script degrades gracefully (warns) rather than assuming availability. Verify your licensing/tenant. > [CmdletBinding()] param( [int]$Days = 14, [string]$ModesOutPath    = ".\DLPCLIP-PolicyModes.csv", [string]$ActivityOutPath = ".\DLPCLIP-ClipScreenActivity.csv" )

## DLPCLIP-ScopeHealth.ps1

Purpose: Readiness helper for clipboard & screen-capture Endpoint DLP. Reports managed-device signals from Microsoft Graph (a PROXY for onboarding readiness), summarizes the pilot user/security group membership, shows the current Devices-location scope of the policy, and checks whether the Endpoint DLP settings and the copy-to-clipboard / screen-capture activities look available in the tenant — so you can see whether the endpoint is ready to enforce the two controls before you build/widen anything. Read-only. HOW TO RUN PowerShell 5.1+ or 7+ with Microsoft Graph and (optionally) Security & Compliance PowerShell: Connect-MgGraph -Scopes "Device.Read.All","Group.Read.All" Connect-IPPSSession            # optional, to read the policy scope + endpoint settings .\DLPCLIP-ScopeHealth.ps1 .\DLPCLIP-ScopeHealth.ps1 -PilotGroup "DLP Pilot Ring - Stage1" EXPECTED RESULTS A console summary: managed-device count (Graph), pilot-group membership, the policy's current Devices scope, and an Endpoint-DLP-settings readability check. Confirm actual device ONBOARDING in Purview portal > Settings > Device onboarding (no PowerShell equivalent). Screen-capture readiness is flagged as newer/preview — verify your licensing/tenant. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Uses standard Microsoft Graph (Get-MgDeviceManagementManagedDevice / Get-MgGroup / Get-MgGroupMember) and Get-DlpCompliancePolicy / Get-PolicyConfig; none invented. Graph managed-device data is a PROXY for onboarding readiness — Endpoint DLP onboarding status itself is confirmed in the Purview portal. Screen-capture restriction is newer/preview. > [CmdletBinding()] param( [string]$PilotGroup = "DLP Pilot Ring - Stage1", [string]$PolicyName = "DLP - Endpoint Clipboard+Screen - Simulation" )

How to run: PowerShell 5.1+ or 7+ with Microsoft Graph and (optionally) Security & Compliance PowerShell: Connect-MgGraph -Scopes "Device.Read.All","Group.Read.All" Connect-IPPSSession            # optional, to read the policy scope + endpoint settings .\DLPCLIP-ScopeHealth.ps1 .\DLPCLIP-ScopeHealth.ps1 -PilotGroup "DLP Pilot Ring - Stage1" EXPECTED RESULTS A console summary: managed-device count (Graph), pilot-group membership, the policy's current Devices scope, and an Endpoint-DLP-settings readability check. Confirm actual device ONBOARDING in Purview portal > Settings > Device onboarding (no PowerShell equivalent). Screen-capture readiness is flagged as newer/preview — verify your licensing/tenant. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Uses standard Microsoft Graph (Get-MgDeviceManagementManagedDevice / Get-MgGroup / Get-MgGroupMember) and Get-DlpCompliancePolicy / Get-PolicyConfig; none invented. Graph managed-device data is a PROXY for onboarding readiness — Endpoint DLP onboarding status itself is confirmed in the Purview portal. Screen-capture restriction is newer/preview. > [CmdletBinding()] param( [string]$PilotGroup = "DLP Pilot Ring - Stage1", [string]$PolicyName = "DLP - Endpoint Clipboard+Screen - Simulation" )

## DLPCLIP-Validate.ps1

Purpose: Read-only validation of the clipboard & screen-capture Endpoint DLP policy against the configuration gates in 05-testing.md (Gate A). Confirms the policy exists, covers the Devices location, is in the expected Test/simulation mode (during the pilot pass), is scoped to a pilot (not all devices), and that its rule carries the COPY-TO-CLIPBOARD and SCREEN-CAPTURE restrictions with a sensitive-content condition. Prints PASS/FAIL per check. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPCLIP-Validate.ps1 .\DLPCLIP-Validate.ps1 -PolicyName "DLP - Endpoint Clipboard+Screen - Simulation" EXPECTED RESULTS A PASS/FAIL line per gate and an overall result. Expect all-PASS in the simulation pass. In the enforce pass, A3 (simulation) is expected to FLIP (policy Mode = Enable) BY DESIGN — that is noted, not an error. If SCREEN CAPTURE is unavailable in your tenant (newer/preview), gate A5b flags it as "verify in tenant". .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Standard Get-DlpCompliance* cmdlets; none invented. Whether the policy SHOULD be in simulation depends on the phase — the script reports the mode and lets you judge against the phase you are in. Screen-capture restriction is NEWER / MAY BE IN PREVIEW — verify your licensing/tenant. > [CmdletBinding()] param( [string]$PolicyName = "DLP - Endpoint Clipboard+Screen - Simulation", [string]$RuleName   = "DLP - Endpoint Clipboard+Screen - Rule" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPCLIP-Validate.ps1 .\DLPCLIP-Validate.ps1 -PolicyName "DLP - Endpoint Clipboard+Screen - Simulation" EXPECTED RESULTS A PASS/FAIL line per gate and an overall result. Expect all-PASS in the simulation pass. In the enforce pass, A3 (simulation) is expected to FLIP (policy Mode = Enable) BY DESIGN — that is noted, not an error. If SCREEN CAPTURE is unavailable in your tenant (newer/preview), gate A5b flags it as "verify in tenant". .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Standard Get-DlpCompliance* cmdlets; none invented. Whether the policy SHOULD be in simulation depends on the phase — the script reports the mode and lets you judge against the phase you are in. Screen-capture restriction is NEWER / MAY BE IN PREVIEW — verify your licensing/tenant. > [CmdletBinding()] param( [string]$PolicyName = "DLP - Endpoint Clipboard+Screen - Simulation", [string]$RuleName   = "DLP - Endpoint Clipboard+Screen - Rule" )