Container Labeling (Teams, Groups & Sites) — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Container Labeling (Teams, Groups & Sites)

Most organizations protect the file and ignore the container. A sensitivity label on a document controls that document — but the Microsoft Team, Microsoft 365 Group, or SharePoint site it lives in was created with whatever defaults the creator clicked: public or private, guests allowed or not, external sharing wide open, and downloadable to any personal laptop. That container is the real perimeter, and left ungoverned it is both a compliance gap and a data-risk exposure. This solution closes that gap using container sensitivity labels in Microsoft Purview.

It gives you a repeatable way to govern privacy (Public vs Private), guest access (whether owners may add external users), external sharing (how broadly a labeled site may be shared), and unmanaged-device access (full / web-only / blocked, via Microsoft Entra Conditional Access) for Teams, Groups, and Sites — configured, piloted on a small ring in test first, validated against pass/fail gates, and reported for coverage. Everything uses only the Microsoft Purview portal, the Microsoft 365 / Entra admin centers, Security & Compliance PowerShell, Microsoft Graph, and the SharePoint Online Management Shell.

This is a complete, deploy-it-today package written for a competent M365/compliance administrator, built around a clean three-tier taxonomy — General, Confidential, and Highly Confidential — each mapping to concrete privacy, guest, sharing, and device settings.

## What you get

A plain-language Solution Overview of container labels and the three-tier taxonomy.

A Requirements Guide with verify / implement-if-missing for every prerequisite — including the

licensing that gates the unmanaged-device control (Entra ID P1) and the one-time tenant enablement.

An Implementation Guide of precise, ordered portal + PowerShell + Graph + SharePoint steps, with labels

applied pilot-first and each label, policy, and container named.

Five PowerShell scripts: container discovery, a configuration/remediation helper (-WhatIf by default,

handling both one-time enablement and label application), a validation checker, a coverage report, and   a prerequisite/health helper.

Testing and Troubleshooting guides for a confident, safe rollout.

## What this delivers

Teams, Groups, and Sites labeled to a governed posture: Private where they should be, guest access controlled by label, external sharing tightened per tier, and confidential content web-only or blocked from unmanaged devices — validated on a pilot ring before the estate, and evidenced by a coverage report.

## The deployment model

Assess → Design → Configure → Pilot → Validate → Expand.

## Scope boundary

This solution governs the container, not the files inside it — file/email classification and encryption are the subject of the dedicated file sensitivity-labeling solution, commonly deployed alongside this one. The unmanaged-device access control is licensing-dependent (Entra ID P1) — verify against your plan. Which data warrants which tier, and who may be a guest, are decided by the organization's compliance, data-owner, privacy, and legal functions — this solution provides the technical method and the evidence, not the determination.

## Outcome

Govern the container, not just the file — Teams, Groups, and Sites protected by named sensitivity labels controlling privacy, guests, sharing, and device access, delivered, validated, and defensible in Microsoft Purview.

# 1. Solution Overview — Container Labeling (Teams, Groups & Sites)

## What this solution is

Most organizations classify the file and forget the container. A sensitivity label on a document controls that document — but the Microsoft Team, Microsoft 365 Group, or SharePoint site it lives in was created with whatever defaults the creator clicked: public or private, guests allowed or not, external sharing wide open, and downloadable to any personal laptop. That is the gap this solution closes. It uses container sensitivity labels — sensitivity labels scoped to Groups & sites in Microsoft Purview — to govern the container itself:

Privacy — whether a Team/Group is Public or Private by label.

Guest (external user) access — whether owners may add people outside your organization as guests.

External sharing — how broadly a labeled SharePoint site may be shared (anyone / new-and-existing

guests / existing guests only / only people in your organization).

Unmanaged-device access — whether a labeled site is reachable at full access, **limited

web-only access (no download/print/sync), or blocked** from devices that aren't   compliant/domain-joined, via Microsoft Entra Conditional Access.

Everything is done with the Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 / Entra admin centers, Security & Compliance PowerShell (Connect-IPPSSession), Microsoft Graph, and SharePoint Online Management Shell — no third-party tooling. Container labels are configured, piloted on a small ring first, validated against pass/fail gates, and then expanded.

Container labels govern the container, not the files inside it. A container label sets privacy, guest, sharing, and device-access behavior for the Team/Group/Site. It does not encrypt or classify the individual files — that is the job of file/email sensitivity labels (a separate Purview solution). The two are complementary and are commonly deployed together; this solution delivers the container half.

## Why this matters

The container is the perimeter. Guest access, external sharing, and unmanaged-device download are

decided at the container level. An unlabeled container inherits tenant defaults — which are frequently   more permissive than the data inside warrants.

Creation-time defaults are sticky. A Team created "Public with guests allowed" tends to stay that

way for years. Labeling at (and after) creation replaces ad-hoc choices with a governed, named posture.

Unmanaged-device access is invisible until it's a breach. Without a container label driving

Conditional Access, confidential-site content is downloadable to any personal device. The label makes   "web-only, no download" or "blocked" a property of the site, enforced automatically.

It is defensible and auditable. "Every site holding sensitive project data is Private, guest-free,

and web-only from unmanaged devices" is a statement you can evidence with a report — not a hope.

## How it works

Assess. Read the tenant's enablement state (are container labels even turned on?), the

container-scoped labels that exist, the SharePoint external-sharing baseline, and an inventory of    existing Teams/Groups/Sites with their current privacy, guest, sharing, and label state — read-only.

Design. Define a container label taxonomy (below) mapping each tier to concrete privacy,

guest, external-sharing, and unmanaged-device settings, aligned to the data-classification intent your    stakeholders set.

Configure. Enable container labeling for the tenant (a one-time directory setting + label sync),

author the container labels in the Purview portal, and publish them to users via a label policy.

Pilot. Apply the labels to a pilot ring of a few named Teams/Groups/Sites first, and publish

the label policy to a pilot user group — never tenant-wide on day one. Container settings that    affect guest access and device access are high-impact; prove them on the ring.

Validate. Confirm each piloted container carries the intended label and that privacy, guest,

sharing, and unmanaged-device posture actually match the label's definition. Run the pass/fail gates.

Expand. Broaden the label policy to all intended users, apply labels to the wider container

estate, optionally set a default container label for new containers, and hand ongoing coverage to    operations.

## The container label taxonomy (design used throughout)

Three tiers are used consistently across the docs, scripts, and portal. Adjust names/settings to your classification scheme — the determination of which data warrants which tier belongs to your compliance/data-owner stakeholders; this solution provides the technical mapping.

| Label | Privacy | Guest access | External sharing (SharePoint) | Unmanaged-device access |
| --- | --- | --- | --- | --- |
| Container – General | Private | Allowed | New and existing guests | Allow full access |
| Container – Confidential | Private | Existing guests only | Existing guests only | Allow limited, web-only access |
| Container – Highly Confidential | Private | Not allowed | Only people in your organization | Block access |

Unmanaged-device access (limited / blocked) requires Microsoft Entra ID P1 and SharePoint Conditional Access, and is enforced through the label's SharePoint site setting. Availability is licensing-dependent — verify against your own tenant and plan. Where P1/Conditional Access is not available, the label still governs privacy, guest, and external-sharing settings.

## What you can control

Whether container labeling is enabled for the tenant at all.

The container label taxonomy: privacy, guest access, external sharing, and unmanaged-device access per

tier.

Which users the label policy publishes to, and whether a default container label applies to new

containers.

Which existing Teams/Groups/Sites get which label, and in what order (pilot ring → expand).

## Limitations (be honest with buyers)

Container labels govern the container, not the files. No file-level encryption or classification —

see the file/email sensitivity-labeling solution for that.

Enablement is a one-time, tenant-level action. Turning on container labels sets the Entra

Group.Unified directory setting (EnableMIPLabels = True) and syncs labels; it changes how labels   behave org-wide, so it is piloted and change-controlled like any tenant setting.

Unmanaged-device and external-sharing controls are licensing-gated. The Conditional Access

(limited/blocked device access) settings require Entra ID P1 and SharePoint; some behaviors depend   on your SharePoint tenant baseline. Verify availability against your licensing and tenant.

Label creation is done in the portal. The provided scripts apply existing labels to containers,

read state, validate, and report — they do not author labels via New-Label (label authoring with   container parameters is done in the Purview portal, per the Implementation Guide) to avoid fragile,   hard-to-review label definitions in code.

The Purview portal is evolving. Portal paths and the exact protection-settings page names change;

they are cited as of authoring and flagged "verify in your tenant."

Classification determinations are deferred. Which data is "Confidential" vs "Highly Confidential,"

and who may be a guest, are decided by your compliance, data-owner, privacy, and security stakeholders —   this solution provides the technical method and the evidence, not the determination.

## Naming convention (used in every doc and script)

| Artifact | Name |
| --- | --- |
| Enablement-state / container inventory export | Container Inventory – Assess |
| Container label taxonomy | Container Labels – Taxonomy – Design |
| Container label policy (publishes labels to users) | Container Labels – Groups & Sites – Policy |
| One-time tenant enablement record | Container Labeling – Enablement |
| Pilot ring (containers + users) | Container Labels – Pilot Ring – Stage1 |
| Coverage / posture report | Container Inventory – Report |
| Prerequisite / health check output | Container Scope – Map |

## The standard deployment model

Assess the tenant and container estate → design the label taxonomy → enable container labeling, author and publish the labels → apply to a pilot ring → validate every gate → expand to the estate. Pattern: Assess → Design → Configure → Pilot → Validate → Expand.

# 2. Requirements Guide — Container Labeling (Teams, Groups & Sites)

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites are in global-requirements-purview.md (the six shared requirements: compliance licensing, least-privilege Purview roles, the S&C PowerShell + Graph toolchain, in-scope data sources, compliance/records/privacy/legal stakeholders, and a pilot scope with change control) — those are referenced here, not repeated.

## 2.1 Sensitivity-label licensing, plus Entra ID P1 for device/sharing controls

Description: A tenant licensed for sensitivity labels (Microsoft 365 E3 includes manual labeling; container labeling works on this baseline for privacy/guest/external-sharing), plus Microsoft Entra ID P1 for the unmanaged-device access control (limited/blocked access via Conditional Access) and SharePoint site-level Conditional Access. (Global Requirement 1.) Why: The privacy, guest, and external-sharing container settings work on the labeling baseline; the unmanaged-device Conditional Access settings are gated on Entra ID P1 + SharePoint. Verify: M365 admin center → Billing → Licenses shows the label + Entra ID P1 SKUs; IPCONT-Check-Prereqs.ps1 reports the label and P1 signals. Confirm the container-label scope appears in the Purview portal. Implement: Assign/purchase Entra ID P1 (or a plan that includes it) before configuring the unmanaged-device access settings. Where P1 is unavailable, scope the labels to privacy/guest/external sharing only and record the device-access control as deferred. Verify against your own plan.

## 2.2 Least-privilege roles across Purview, Entra, and SharePoint

Description: Information Protection Admin (or Compliance Administrator) to author and publish container labels; a Global Administrator or Groups Administrator for the one-time EnableMIPLabels directory setting; a SharePoint Administrator for the SharePoint tenant/site external-sharing and Conditional Access baseline. (Global Requirement 2 — least privilege.) Why: Container labeling spans three surfaces — the label (Purview), the group directory setting (Entra), and the site sharing/CA behavior (SharePoint) — each with its own least-privilege role. Verify: Purview portal → Settings → Roles & scopes → Permissions shows Information Protection Admin; Entra shows the Groups/Global Admin; SharePoint admin center access confirmed. Connect-IPPSSession succeeds. Implement: Assign the least-privilege role on each surface; reserve Global Administrator only for the one-time enablement and Graph admin-consent steps.

## 2.3 Security & Compliance PowerShell, Graph, and SharePoint Online toolchain

Description: A workstation with ExchangeOnlineManagement (Connect-IPPSSession), the Microsoft Graph PowerShell SDK, the AIPService module (provides Execute-AzureAdLabelSync), and the Microsoft.Online.SharePoint.PowerShell module (Connect-SPOService), with a modern-auth/MFA admin. (Global Requirement 3.) Why: Labels are read via S&C PowerShell; container labeling is enabled and applied via Graph; the label sync uses AIPService; site sharing/CA state is read/set via SharePoint Online Management Shell. Verify: Get-Module -ListAvailable ExchangeOnlineManagement, Microsoft.Graph.Authentication, AIPService, Microsoft.Online.SharePoint.PowerShell; the connect cmdlets succeed. IPCONT-Check-Prereqs.ps1 reports which modules/connections are present. Implement: Install-Module ExchangeOnlineManagement, Microsoft.Graph, AIPService, Microsoft.Online.SharePoint.PowerShell -Scope CurrentUser; confirm modern-auth sign-in.

## 2.4 Graph permission scopes (read-first; write only to apply)

Description: Delegated Graph scopes — read for discovery/validation/reporting (Group.Read.All, Directory.Read.All, Sites.Read.All, InformationProtectionPolicy.Read), and write only for the enablement/apply steps (Directory.ReadWrite.All for the Group.Unified directory setting, Group.ReadWrite.All to set a group's assignedLabels). Why: The safe-by-default scripts read state with read scopes; write scopes are consented only when you enable container labeling or apply a label. Verify: IPCONT-Discover-Containers.ps1 (read-only) connects with read scopes and reports if consent is missing; the apply script requests write scopes explicitly. Implement: Consent read scopes at first Connect-MgGraph; a Global Administrator grants admin consent for the write scopes once in Entra (Identity → Applications → Enterprise applications).

## 2.5 Container labeling **enabled** for the tenant (`EnableMIPLabels`)

Description: The Entra Group.Unified directory setting EnableMIPLabels = True, plus a one-time Execute-AzureAdLabelSync so sensitivity labels are available to Groups/Teams/Sites. Why: Until EnableMIPLabels is True and labels are synced, container-scoped labels cannot be applied to Teams/Groups/Sites — this is the gate for everything else. Verify: IPCONT-Check-Prereqs.ps1 reads the Group.Unified setting and reports EnableMIPLabels; in the Purview portal, the container-scope option is selectable on a label. Implement: Run IPCONT-Set-ContainerLabels.ps1 -EnablePrerequisites -Commit (one-time; wraps the Group.Unified setting update and Execute-AzureAdLabelSync). This is a tenant-level change — pilot and change-control it. Verify the exact method against current Microsoft guidance for your tenant — the directory-settings surface is evolving (legacy AzureADPreview vs Microsoft Graph).

## 2.6 Container-scoped sensitivity labels authored and published

Description: The container labels (Container – General, Container – Confidential, Container – Highly Confidential) authored in the Purview portal with scope Groups & sites and their privacy/guest/external-sharing/device settings, published via the Container Labels – Groups & Sites – Policy label policy. Why: A label must exist and be published to a user before that user can apply it to a container; the policy is what surfaces the labels in Teams/SharePoint. Verify: Get-Label lists the container labels; Get-LabelPolicy shows the policy; IPCONT-Check-Prereqs.ps1 confirms container-scoped labels are present. Confirm the labels appear when creating a Team/site as a policy member. Implement: Author the labels (Implementation Guide Step 3) and publish them to the pilot user group first, then expand.

## 2.7 SharePoint external-sharing baseline compatible with the labels

Description: The SharePoint tenant external-sharing level (Get-SPOTenant.SharingCapability) must be at least as permissive as the most permissive label setting you intend to use — a label cannot grant sharing broader than the tenant allows. Why: Container labels tighten sharing per site; they cannot loosen it beyond the tenant ceiling. If the tenant is "Only people in your organization," a label's "New and existing guests" has no effect. Verify: IPCONT-Check-Prereqs.ps1 reports the tenant SharingCapability and ConditionalAccessPolicy. Confirm it against the label taxonomy. Implement: Adjust the SharePoint tenant sharing baseline (SharePoint admin, change-controlled) so the label taxonomy is expressible; record the baseline in Container Scope – Map.

## 2.8 In-scope containers, data-classification intent, and stakeholders

Description: The Teams/Groups/Sites in scope, the classification intent that maps data sensitivity to the three tiers, and engagement with compliance, data-owner, privacy, security, and legal stakeholders (Global Requirements 4 & 5). Why: Which container gets which label is a business/classification decision, and guest access has privacy/legal implications — the determination is the stakeholders', the implementation is yours. Verify: The in-scope container list and the tier mapping are agreed; named approvers recorded. IPCONT-Discover-Containers.ps1 produces the inventory to map against. Implement: Capture the classification intent and tier mapping before applying labels.

## 2.9 A pilot ring and change control

Description: A pilot ring — Container Labels – Pilot Ring – Stage1: a small set of named Teams/Groups/Sites and a pilot user group for the label policy — plus a change-control process (Global Requirement 6). Why: Guest-access, external-sharing, and device-access changes are high-impact; prove them on a ring before the estate. Applying a "Block access from unmanaged devices" label to a busy site without piloting will generate help-desk tickets. Verify: The ring (containers + users) is defined and a change window/approval path exists. Implement: Define the ring and agree change control before applying labels or enabling tenant-wide.

__________________________________________________

## Checklist

Sensitivity-label licensing confirmed; Entra ID P1 available for device/sharing controls (or device control deferred)

Information Protection Admin (Purview), Groups/Global Admin (Entra), SharePoint Admin assigned least-privilege

ExchangeOnlineManagement + Graph SDK + AIPService + SharePoint Online Shell installed; connects succeed

Graph read scopes consented; write scopes reserved for enable/apply

EnableMIPLabels = True + Execute-AzureAdLabelSync done (or scheduled, pilot-first)

Container labels authored (Groups & sites scope) and Container Labels – Groups & Sites – Policy published to pilot users

SharePoint tenant SharingCapability compatible with the label taxonomy

In-scope containers + tier mapping agreed; stakeholders named

Container Labels – Pilot Ring – Stage1 (containers + users) defined; change control agreed

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — Container Labeling (Teams, Groups & Sites)

Follow these steps in order. Work spans the Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 / Entra admin centers, Security & Compliance PowerShell (Connect-IPPSSession), Microsoft Graph, and SharePoint Online Management Shell (Connect-SPOService). Writes are previewed with -WhatIf before -Commit. Artifact names follow the convention from the Overview and are reused verbatim.

Model: Assess the tenant + container estate → design the label taxonomy → enable container labeling, author + publish labels → apply to a pilot ring (containers + users) → validate every gate → expand. Pattern: Assess → Design → Configure → Pilot → Validate → Expand.  Portal paths are cited as of authoring and the Purview portal is evolving — verify each path in your own tenant. The unmanaged-device access control is licensing-dependent (Entra ID P1) — verify against your plan (Requirement 2.1). Container settings are high-impact (guest access, external sharing, device access) — pilot on the ring before the estate.

## Step 1 — Assess the tenant and container estate (Assess)

Run IPCONT-Check-Prereqs.ps1 -CsvPath .\ContainerScope.csv. Read-only, it reports: the

Group.Unified EnableMIPLabels state, whether container-scoped labels exist, the SharePoint tenant    SharingCapability and ConditionalAccessPolicy baseline, Entra ID P1 signal, and module/connection    health. It writes Container Scope – Map.

Run IPCONT-Discover-Containers.ps1 -CsvPath .\ContainerInventory.csv. Read-only, it enumerates every

M365 Group/Team and SharePoint site with its current privacy, guest-allowed, external    sharing, and assigned sensitivity label, flagging unlabeled containers. It writes    Container Inventory – Assess.

Pass/fail: you have a complete inventory of containers with current posture, and you know whether

container labeling is enabled and whether the tenant sharing baseline supports your intended taxonomy.

## Step 2 — Design the container label taxonomy (Design)

Build Container Labels – Taxonomy – Design — the three tiers and their exact settings:

| Label | Privacy | Guest access | External sharing | Unmanaged-device access |
| --- | --- | --- | --- | --- |
| Container – General | Private | Allowed | New and existing guests | Allow full access |
| Container – Confidential | Private | Existing guests only | Existing guests only | Allow limited, web-only access |
| Container – Highly Confidential | Private | Not allowed | Only people in your organization | Block access |

Map each in-scope container to a tier with your data-owner/compliance stakeholders — the tier

assignment is their determination; you implement it. Record the mapping in the inventory.

Pass/fail: every in-scope container has an agreed target tier, and each tier's settings are

expressible under the tenant sharing baseline and licensing (device-access needs Entra ID P1).

## Step 3 — Enable container labeling and author + publish the labels (Configure)

Enable container labeling (one-time, tenant-level). Dry-run first:

IPCONT-Set-ContainerLabels.ps1 -EnablePrerequisites -WhatIf — it shows it would set the    Group.Unified directory setting EnableMIPLabels = True and run Execute-AzureAdLabelSync. Apply    with -EnablePrerequisites -Commit (Global/Groups Admin). Writes Container Labeling – Enablement.    Verify the current enablement method against Microsoft guidance for your tenant — the    directory-settings surface is evolving.

Author the labels in the Purview portal → Information protection → Labels → Create a label

(verify path). For each tier, on the Scope page select Groups & sites, then on the protection    pages set:

Privacy and external user access → Privacy = Private; "Let group owners add people outside

the org as guests" = per tier (General: on; Confidential: existing only; Highly Confidential:      off).

External sharing and device access (name varies — verify) → external sharing per tier; and

"Use Conditional Access to protect labeled SharePoint sites" → General: full access;      Confidential: limited, web-only access; Highly Confidential: block access. The      device-access options require Entra ID P1 — verify.

Publish the labels. Create the label policy Container Labels – Groups & Sites – Policy →

include the three container labels → publish to the pilot user group first (not all users).    Optionally set the policy's default label for containers to Container – General so new    containers are governed by default. Confirm with Get-Label / Get-LabelPolicy.

Pass/fail: EnableMIPLabels reports True; the three container labels exist with Groups & sites

scope; the policy is published to the pilot users; the labels appear when a pilot user creates a    Team/site.

## Step 4 — Apply labels to the pilot ring (Configure, pilot-first)

Prepare a targets CSV (ContainerName, Identity [group id or site URL], Label) for the

Container Labels – Pilot Ring – Stage1 containers.

Dry-run: IPCONT-Set-ContainerLabels.ps1 -TargetsPath .\PilotTargets.csv -WhatIf. With -WhatIf (the

default) it makes no changes — it prints, per container, the label it *would* apply (groups via    Graph assignedLabels, sites via Set-SPOSite -SensitivityLabel) and the exact reverse command.

Read every line against the taxonomy and the pilot ring. Apply with `-TargetsPath .\PilotTargets.csv

-Commit`. Only the pilot-ring containers are touched.

Pass/fail + rollback: each pilot container reports the intended label; privacy/guest/sharing

change to match. Rollback = re-apply the prior label (or clear it) with the reverse command the script    prints for each change.

## Step 5 — Validate the pilot ring (Pilot → Validate)

Run IPCONT-Validate-ContainerLabels.ps1 -TargetsPath .\PilotTargets.csv. Read-only, it confirms each

target carries the intended label and that privacy, guest access, external sharing, and (where P1)    unmanaged-device posture match the label's definition — pass/fail per container.

Have a pilot owner confirm real behavior: a Private/guest-free Highly Confidential Team rejects an

external invite; a Confidential site opens web-only from an unmanaged device (no download).

Complete the Testing Guide on the ring. Pass/fail: all Testing-Guide gates pass on

Container Labels – Pilot Ring – Stage1.

## Step 6 — Expand to the estate (Expand)

Broaden Container Labels – Groups & Sites – Policy from the pilot user group to all intended users

(portal). Confirm the labels surface at container creation tenant-wide.

Apply labels to the wider container estate in waves: build the full targets CSV from the inventory,

dry-run -WhatIf, review, -Commit per wave. Re-run IPCONT-Validate-ContainerLabels.ps1 after each    wave.

Run IPCONT-Report-ContainerLabeling.ps1 -CsvPath .\ContainerReport.csv to produce

Container Inventory – Report — the coverage percentage and posture across all containers — as the    management evidence artifact, and re-run it on a schedule to keep coverage healthy.

Pass/fail: coverage of in-scope containers meets the agreed target; the report shows privacy,

guest, sharing, and device posture matching each container's assigned tier.

__________________________________________________

### Order of operations

Assess tenant + estate → design taxonomy → enable container labeling (EnableMIPLabels + sync) → author labels (Groups & sites) → publish policy to pilot users → apply labels to pilot ring (-WhatIf then -Commit) → validate ring → expand policy + apply in waves → report coverage

# 5. Testing Guide — Container Labeling (Teams, Groups & Sites)

Run after each configuration step. Every test is safe (read-only or a -WhatIf preview) except where it asks you to observe real behavior in a labeled container. Validate on the Container Labels – Pilot Ring – Stage1 before treating the tenant as production-ready.

## Test 1 — Prerequisites and enablement are in place

Do: Run IPCONT-Check-Prereqs.ps1. Expected: EnableMIPLabels reports True; container-scoped labels exist; the SharePoint tenant SharingCapability/ConditionalAccessPolicy baseline is reported and is compatible with the taxonomy; the required modules/connections are healthy. Any gap (e.g. P1 missing → device-access deferred) is recorded, not guessed.

## Test 2 — Discovery inventory is complete and accurate

Do: Run IPCONT-Discover-Containers.ps1; spot-check a few containers in the Teams/SharePoint admin centers. Expected: Every M365 Group/Team and site is listed with its current privacy, guest-allowed, external sharing, and assigned label; unlabeled containers are flagged. The spot-checks match.

## Test 3 — Enablement dry-run makes no changes

Do: Run IPCONT-Set-ContainerLabels.ps1 -EnablePrerequisites -WhatIf. Expected: It states it *would* set EnableMIPLabels = True and run Execute-AzureAdLabelSync — and changes nothing. Re-reading the Group.Unified setting shows it unchanged until -Commit.

## Test 4 — Labels exist with Groups & sites scope and are published

Do: Run Get-Label | Where-Object {$_.ContentType -match 'Site' -or $_.DisplayName -like 'Container*'} and Get-LabelPolicy; as a pilot user, start creating a new Team/site. Expected: The three container labels exist with the Groups & sites scope; Container Labels – Groups & Sites – Policy is published to the pilot users; the labels appear in the container-creation UI for a policy member and not for a non-member.

## Test 5 — Apply dry-run makes no changes and prints reverse commands

Do: Run IPCONT-Set-ContainerLabels.ps1 -TargetsPath .\PilotTargets.csv -WhatIf; afterward re-run IPCONT-Discover-Containers.ps1 on a target. Expected: The dry-run lists the label it *would* apply per container plus the exact reverse command; the target's assigned label is unchanged — -WhatIf truly changed nothing.

## Test 6 — Labels apply and the container posture matches the tier

Do: After -Commit on the pilot ring, run IPCONT-Validate-ContainerLabels.ps1 -TargetsPath .\PilotTargets.csv. Expected: Each target carries the intended label, and privacy, guest access, and external sharing match the tier definition (e.g. Highly Confidential → Private, guests not allowed, org-only sharing).

## Test 7 — Guest access is governed by the label

Do: As an owner of a Container – Highly Confidential Team/Group, attempt to add an external guest. Expected: The invite is blocked (guests not allowed by the label). On a Container – General container the same action succeeds — the label, not the tenant default, is deciding.

## Test 8 — Unmanaged-device access is enforced (where Entra ID P1 applies)

Do: From a device that is not compliant/domain-joined, open a Container – Confidential site, then a Container – Highly Confidential site. Expected: Confidential opens web-only (no download/print/sync); Highly Confidential is blocked. General opens with full access. (If P1/Conditional Access is not licensed, this test is recorded as deferred, not failed.)

## Test 9 — Coverage report reflects reality

Do: Run IPCONT-Report-ContainerLabeling.ps1; review Container Inventory – Report. Expected: The report shows the coverage percentage of in-scope containers and, per container, the assigned tier and actual privacy/guest/sharing/device posture — matching what Tests 6–8 observed.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Pilot pass | Tests 1–9 pass on Container Labels – Pilot Ring – Stage1: prerequisites/enablement confirmed, inventory accurate, labels published, apply is safe + reversible, applied posture matches each tier, guest + device controls enforced (device where P1 applies) |
| Expand pass | Tests 5–6 and 9 pass again after each expansion wave, with coverage of in-scope containers meeting the agreed target and no container's posture drifting from its assigned tier |

# 6. Troubleshooting Guide — Container Labeling (Teams, Groups & Sites)

Field issues and how to resolve them, in the order you are likely to hit them. Every check here is safe.

## The container-label scope ("Groups & sites") isn't selectable on a label

Symptom: When creating/editing a sensitivity label, the Groups & sites scope is greyed out or the protection settings never apply to containers. Cause: Container labeling isn't enabled for the tenant — the Group.Unified directory setting EnableMIPLabels is not True, or labels haven't been synced. Fix: Run IPCONT-Check-Prereqs.ps1 and read the EnableMIPLabels line. Enable with IPCONT-Set-ContainerLabels.ps1 -EnablePrerequisites -Commit (Global/Groups Admin) — it sets the setting and runs Execute-AzureAdLabelSync. Verify the current enablement method against Microsoft guidance for your tenant — the directory-settings surface is evolving (legacy AzureADPreview vs Microsoft Graph).

## `Execute-AzureAdLabelSync` isn't recognized / the sync step warns

Symptom: The enablement -Commit prints a warning on the label-sync step, or the cmdlet is missing. Cause: The AIPService module isn't installed, or Connect-AIPService didn't complete. Fix: Install-Module AIPService -Scope CurrentUser -Force; run Connect-AIPService then Execute-AzureAdLabelSync. The setting change (EnableMIPLabels) is the gating action; the sync makes labels available faster. Verify AIPService availability/guidance for your tenant.

## A published container label doesn't appear when creating a Team/site

Symptom: A pilot user creates a Team/site but sees no container labels (or not the expected one). Cause: The label policy isn't published to that user, the label lacks the Groups & sites scope, or label sync hasn't propagated yet. Fix: Confirm Container Labels – Groups & Sites – Policy includes the user (Get-LabelPolicy), that the label has container scope (Get-Label), and allow time for propagation. A non-member correctly sees nothing — that is the policy gating access, not a bug.

## Applying a label to a group fails with "insufficient privileges" (403)

Symptom: IPCONT-Set-ContainerLabels.ps1 -Commit errors PATCHing a group's assignedLabels. Cause: The delegated Graph write scope wasn't consented — Group.ReadWrite.All (and Directory.ReadWrite.All for the enablement step). Fix: Re-run Connect-MgGraph with the scopes in the script header and consent; if admin consent is required, a Global Administrator approves them once in Entra → Enterprise applications. Discovery and validation need read scopes only.

## `[MISSING LABEL]` — the label name isn't found in the catalog

Symptom: The apply script reports the target label isn't in the published catalog. Cause: The label isn't published to the running account, or the display name in the targets CSV doesn't match the label exactly. Fix: Run Get-Label / IPCONT-Check-Prereqs.ps1 to see the exact published label names; correct the CSV Label column. The label must be published (in a label policy) to be resolvable.

## A site label applied but external sharing didn't actually tighten

Symptom: A Container – Highly Confidential site still allows guest sharing. Cause: The SharePoint tenant SharingCapability ceiling, or the label can only *tighten* sharing — it can't exceed the tenant, and per-site sharing can be overridden. Or propagation lag. Fix: Confirm the tenant baseline with IPCONT-Check-Prereqs.ps1; remember a label tightens, so a tenant already at "Only people in your organization" makes a broader label setting a no-op. Verify the per-site sharing with Get-SPOSite -Detailed. Allow time for the setting to apply.

## Unmanaged-device access isn't limited/blocked as the label says

Symptom: A Container – Confidential site downloads fine from an unmanaged device. Cause: The unmanaged-device (Conditional Access) control requires Entra ID P1 and SharePoint Conditional Access; without P1 the label's device setting has no enforcement. Or the tenant/site ConditionalAccessPolicy isn't set to limited/block. Fix: Run IPCONT-Check-Prereqs.ps1 — if AAD_PREMIUM isn't detected, record the device control as deferred (not licensed) and scope the label to privacy/guest/external-sharing. Where P1 exists, verify the SharePoint ConditionalAccessPolicy and the label's device-access setting. Verify against your plan.

## Guest was still addable to a "no guests" container

Symptom: An owner added an external guest to a Container – Highly Confidential Group. Cause: The label wasn't actually applied to that container, the guest setting on the label isn't "not allowed," or the tenant-level B2B/guest policy is overriding. Propagation lag is also possible. Fix: Validate with IPCONT-Validate-ContainerLabels.ps1 that the container carries the label and privacy is Private; confirm the label's guest setting; check the Entra external-collaboration settings aren't contradicting. Re-test after propagation.

## `Connect-SPOService` fails or sites aren't enumerated

Symptom: The discovery/report/validate scripts skip SharePoint sites. Cause: -SPOAdminUrl wasn't supplied, the Microsoft.Online.SharePoint.PowerShell module is missing, or the account lacks SharePoint Administrator. Fix: Install the module, pass -SPOAdminUrl https://<tenant>-admin.sharepoint.com, and connect as a SharePoint Administrator. Group/Team data still comes from Graph without SPO — only site-level sharing requires the SPO connection.

## Validation reports FAIL "label != expected" right after applying

Symptom: IPCONT-Validate-ContainerLabels.ps1 shows the old/empty label just after -Commit. Cause: Label assignment to a container can take time to propagate across Graph/SharePoint. Fix: Wait and re-run validation. If it persists, re-check the apply output for an error and confirm the label is published and the target identity (group id / site URL) is correct.

__________________________________________________

### When to stop and escalate

A required control is not licensed (e.g. Entra ID P1 for device access) and the plan can't change →

record it as deferred and scope the labels to what you have; do not assume the control is active.

A classification/guest determination is being asked of you (which data is "Highly Confidential,"

who may be a guest) → escalate to compliance, data-owner, privacy, or legal. This solution provides the   technical method and evidence, not the determination.

A portal path or protection-settings page name doesn't match your tenant → the Purview portal is

actively evolving; verify the current path in your tenant before assuming the guide is wrong about the   *step*.

# 7. Best Practices — Container Labeling (Teams, Groups & Sites)

Govern the container and the file — they are complementary, not either/or. Container labels set

privacy, guest, sharing, and device access for the Team/Group/Site; file/email labels classify and   encrypt the content inside. Deploy container labeling knowing it is the perimeter half; pair it with   file labeling for defense in depth.

Enable container labeling once, deliberately, and pilot it. Setting EnableMIPLabels = True and

running the label sync is a tenant-level change to how labels behave org-wide. Dry-run it, apply it in   a change window, and verify the enablement method against current Microsoft guidance — the   directory-settings surface is evolving.

Design the taxonomy before you touch a container. Three clear tiers (General / Confidential /

Highly Confidential) with explicit privacy/guest/sharing/device settings beat a sprawl of one-off   labels. Fewer, well-understood tiers are adopted; many overlapping ones are ignored.

Set a default container label so new containers are governed from birth. A default label on the

policy (e.g. Container – General) means a newly created Team/site is never fully ungoverned — the   common failure mode this solution exists to prevent.

Pilot guest and device controls on a ring first — they generate tickets when wrong. "Block access

from unmanaged devices" or "no guests" applied to a busy site without piloting will surprise users.   Prove behavior on a handful of named containers and pilot users before the estate.

Always dry-run applies. Run the apply script with -WhatIf and read every line before -Commit;

it prints the exact reverse command per container so rollback is trivial.

Respect the SharePoint tenant sharing ceiling. A container label can only tighten sharing, not

loosen it beyond the tenant SharingCapability. Confirm the tenant baseline supports the taxonomy, or   the "New and existing guests" tier will silently do nothing.

Verify the unmanaged-device control against your licensing. The limited/blocked device-access

settings require Entra ID P1 and SharePoint Conditional Access. Where P1 is absent, scope the   labels to privacy/guest/external-sharing and record the device control as deferred — don't assume it   is active.

Report coverage on a schedule and treat drift as an incident. Re-run the reporting script

regularly; an in-scope container that lost its label or drifted from its tier is a governance gap to   close, not a cosmetic issue.

Apply labels with PowerShell for scale, the portal for authoring. Author labels (with their

container settings) in the Purview portal where they are reviewable; apply them across many containers   with the provided scripts. Don't hand-edit label definitions in code.

Keep the tier determination with the business. Which data is Confidential vs Highly Confidential,

and who may be a guest, are compliance/data-owner/privacy/legal decisions. You provide the technical   mapping and the evidence; they own the determination.

Treat portal paths as provisional. The Purview portal and the protection-settings page names are

actively changing — verify each path in your tenant rather than trusting a screenshot from last   quarter.

# 8. Deliverables Summary — Container Labeling (Teams, Groups & Sites)

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | Container sensitivity labels for Teams/Groups/Sites — privacy, guest access, external sharing, and unmanaged-device access; the three-tier taxonomy; the phased model; limitations; naming convention |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing (label + Entra ID P1 licensing, Purview/Entra/SharePoint roles, S&C PowerShell + Graph + AIPService + SPO toolchain, EnableMIPLabels enablement, published labels, sharing baseline) |
| Global Requirements (Purview) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered portal + PowerShell + Graph + SPO steps: assess, design taxonomy, enable container labeling, author + publish labels, apply pilot-first, validate, expand |
| 5. Testing Guide | Validation procedures with pass/fail gates, including guest and unmanaged-device behavior |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| IPCONT-Discover-Containers.ps1 | Discovery — read-only inventory of every M365 Group/Team and SharePoint site with current privacy, guest-allowed, external sharing, and assigned sensitivity label; flags unlabeled containers. Writes Container Inventory – Assess |
| IPCONT-Set-ContainerLabels.ps1 | Configuration/Remediation — -WhatIf by default, -Commit to apply. -EnablePrerequisites performs the one-time tenant enablement (Group.Unified EnableMIPLabels = True + Execute-AzureAdLabelSync); with a targets CSV it applies a named container label to groups (Graph assignedLabels) and sites (Set-SPOSite -SensitivityLabel), printing the reverse command per change. Pilot-first |
| IPCONT-Validate-ContainerLabels.ps1 | Validation — read-only pass/fail: confirms each target carries the intended label and that privacy, guest access, external sharing, and (where P1) unmanaged-device posture match the label's tier |
| IPCONT-Report-ContainerLabeling.ps1 | Reporting — read-only coverage/posture export across all containers (labeled %, per-container tier and actual privacy/guest/sharing state). Writes Container Inventory – Report |
| IPCONT-Check-Prereqs.ps1 | Scope/health helper — read-only: reports EnableMIPLabels, presence of container-scoped labels, SharePoint tenant SharingCapability/ConditionalAccessPolicy baseline, Entra ID P1 signal, and module/connection health. Writes Container Scope – Map |

All scripts are safe by default — read-only, or a -WhatIf preview requiring an explicit -Commit to change anything. No credentials or secrets are stored in code; every script uses interactive modern-auth (Connect-IPPSSession / Connect-MgGraph / Connect-SPOService / Connect-AIPService).

## What the buyer receives

This implementation guide as a Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process following the model: Assess → Design → Configure → Pilot → Validate → Expand.

## Outcome

Teams, Groups, and SharePoint sites governed at the container level — privacy, guest access, external sharing, and unmanaged-device access set by a named sensitivity label, piloted on a ring, validated against pass/fail gates, and reported for coverage — so the container is protected, not just the file inside it, and the posture is defensible and evidenced.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## IPCONT-Check-Prereqs.ps1

Purpose: Read-only readiness/health helper. Confirms the prerequisites for container labeling are in place: the Entra 'Group.Unified' EnableMIPLabels state; whether container-scoped sensitivity labels exist and are published; the SharePoint TENANT external-sharing baseline (SharingCapability) and ConditionalAccessPolicy; an Entra ID P1 licensing signal (gates unmanaged-device access); and the required PowerShell modules/connections. Writes a scope map. Makes no changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\IPCONT-Check-Prereqs.ps1 -CsvPath .\ContainerScope.csv -SPOAdminUrl https://contoso-admin.sharepoint.com Requires: Microsoft.Graph (read scopes) and, for the sharing baseline, Microsoft.Online.SharePoint.PowerShell. EXPECTED RESULTS A checklist of PASS/GAP lines + a CSV (Container Scope - Map). PASS = EnableMIPLabels True, container labels present/published, tenant sharing baseline compatible with the taxonomy, and the toolchain healthy. Any GAP (e.g. P1 missing) is reported so device-access can be scoped/deferred. .NOTES Purview — Container Labeling (Teams, Groups & Sites). Read-only. Licensing/portal surfaces are plan-dependent and evolving — signals here are indicative; verify against your own tenant and plan. No secrets in code; interactive modern-auth only. > [CmdletBinding()] param( [string]$CsvPath = ".\ContainerScope.csv", [string]$SPOAdminUrl, [string[]]$GraphScopes = @('Directory.Read.All','Group.Read.All','InformationProtectionPolicy.Read','Organization.Read.All') )

How to run: powershell -ExecutionPolicy Bypass -File .\IPCONT-Check-Prereqs.ps1 -CsvPath .\ContainerScope.csv -SPOAdminUrl https://contoso-admin.sharepoint.com Requires: Microsoft.Graph (read scopes) and, for the sharing baseline, Microsoft.Online.SharePoint.PowerShell. EXPECTED RESULTS A checklist of PASS/GAP lines + a CSV (Container Scope - Map). PASS = EnableMIPLabels True, container labels present/published, tenant sharing baseline compatible with the taxonomy, and the toolchain healthy. Any GAP (e.g. P1 missing) is reported so device-access can be scoped/deferred. .NOTES Purview — Container Labeling (Teams, Groups & Sites). Read-only. Licensing/portal surfaces are plan-dependent and evolving — signals here are indicative; verify against your own tenant and plan. No secrets in code; interactive modern-auth only. > [CmdletBinding()] param( [string]$CsvPath = ".\ContainerScope.csv", [string]$SPOAdminUrl, [string[]]$GraphScopes = @('Directory.Read.All','Group.Read.All','InformationProtectionPolicy.Read','Organization.Read.All') )

## IPCONT-Discover-Containers.ps1

Purpose: Enumerates every Microsoft 365 Group / Team (via Microsoft Graph) and SharePoint site (via the SharePoint Online Management Shell) and reports each container's current PRIVACY (visibility), GUEST-allowed status, EXTERNAL SHARING level, and assigned SENSITIVITY LABEL — flagging containers that carry no container label. This is the discovery baseline for container labeling. SAFE BY DEFAULT — read-only; makes no changes. HOW TO RUN Connect first (read scopes) then run: powershell -ExecutionPolicy Bypass -File .\IPCONT-Discover-Containers.ps1 -CsvPath .\ContainerInventory.csv Requires: Microsoft.Graph (Connect-MgGraph) and Microsoft.Online.SharePoint.PowerShell (Connect-SPOService). PowerShell 5.1+/7+. Pass -SPOAdminUrl for the SharePoint enumeration. EXPECTED RESULTS A CSV (Container Inventory - Assess) listing each container with privacy/guest/sharing/label. PASS = complete inventory produced; unlabeled containers flagged for the tier-mapping exercise. .NOTES Purview — Container Labeling (Teams, Groups & Sites). Read-only discovery. No secrets in code; interactive modern-auth only. Portal/Graph surfaces evolve — verify field availability in your tenant. > [CmdletBinding()] param( [string]$CsvPath = ".\ContainerInventory.csv", [string]$SPOAdminUrl,                       # e.g. https://contoso-admin.sharepoint.com [string[]]$GraphScopes = @('Group.Read.All','Directory.Read.All','Sites.Read.All','InformationProtectionPolicy.Read') )

How to run: Connect first (read scopes) then run: powershell -ExecutionPolicy Bypass -File .\IPCONT-Discover-Containers.ps1 -CsvPath .\ContainerInventory.csv Requires: Microsoft.Graph (Connect-MgGraph) and Microsoft.Online.SharePoint.PowerShell (Connect-SPOService). PowerShell 5.1+/7+. Pass -SPOAdminUrl for the SharePoint enumeration. EXPECTED RESULTS A CSV (Container Inventory - Assess) listing each container with privacy/guest/sharing/label. PASS = complete inventory produced; unlabeled containers flagged for the tier-mapping exercise. .NOTES Purview — Container Labeling (Teams, Groups & Sites). Read-only discovery. No secrets in code; interactive modern-auth only. Portal/Graph surfaces evolve — verify field availability in your tenant. > [CmdletBinding()] param( [string]$CsvPath = ".\ContainerInventory.csv", [string]$SPOAdminUrl,                       # e.g. https://contoso-admin.sharepoint.com [string[]]$GraphScopes = @('Group.Read.All','Directory.Read.All','Sites.Read.All','InformationProtectionPolicy.Read') )

## IPCONT-Report-ContainerLabeling.ps1

Purpose: Read-only management report. Enumerates every M365 Group/Team (Graph) and SharePoint site (SPO) and summarizes CONTAINER-LABEL COVERAGE — how many containers carry a container label vs not, broken down by assigned label/tier — plus each container's privacy, guest, and external-sharing posture. Produces the evidence artifact (Container Inventory - Report). Run on a schedule to keep coverage healthy. Makes no changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\IPCONT-Report-ContainerLabeling.ps1 -CsvPath .\ContainerReport.csv -SPOAdminUrl https://contoso-admin.sharepoint.com Requires: Microsoft.Graph (read scopes) and, for sites, Microsoft.Online.SharePoint.PowerShell. EXPECTED RESULTS A CSV per container plus an on-screen coverage summary (labeled %, count per tier, unlabeled list). PASS = coverage of in-scope containers meets the agreed target; no container drifts from its tier. .NOTES Purview — Container Labeling (Teams, Groups & Sites). Read-only reporting. No secrets in code; interactive modern-auth only. > [CmdletBinding()] param( [string]$CsvPath = ".\ContainerReport.csv", [string]$SPOAdminUrl, [string[]]$GraphScopes = @('Group.Read.All','Directory.Read.All','Sites.Read.All','InformationProtectionPolicy.Read') )

How to run: powershell -ExecutionPolicy Bypass -File .\IPCONT-Report-ContainerLabeling.ps1 -CsvPath .\ContainerReport.csv -SPOAdminUrl https://contoso-admin.sharepoint.com Requires: Microsoft.Graph (read scopes) and, for sites, Microsoft.Online.SharePoint.PowerShell. EXPECTED RESULTS A CSV per container plus an on-screen coverage summary (labeled %, count per tier, unlabeled list). PASS = coverage of in-scope containers meets the agreed target; no container drifts from its tier. .NOTES Purview — Container Labeling (Teams, Groups & Sites). Read-only reporting. No secrets in code; interactive modern-auth only. > [CmdletBinding()] param( [string]$CsvPath = ".\ContainerReport.csv", [string]$SPOAdminUrl, [string[]]$GraphScopes = @('Group.Read.All','Directory.Read.All','Sites.Read.All','InformationProtectionPolicy.Read') )

## IPCONT-Set-ContainerLabels.ps1

Purpose: Configuration/remediation helper with two jobs, both SAFE BY DEFAULT (preview with -WhatIf, change nothing until -Commit): (1) -EnablePrerequisites : the one-time TENANT enablement of container labeling — sets the Entra 'Group.Unified' directory setting EnableMIPLabels = True and runs Execute-AzureAdLabelSync (AIPService) so sensitivity labels are usable on Groups/Teams/Sites. (2) -TargetsPath <csv>   : applies a named container label to each target — Groups/Teams via Microsoft Graph (group 'assignedLabels'), SharePoint sites via Set-SPOSite -SensitivityLabel. Prints the exact REVERSE command for every change. Apply to the pilot ring first. HOW TO RUN One-time enablement (dry-run then commit): powershell -ExecutionPolicy Bypass -File .\IPCONT-Set-ContainerLabels.ps1 -EnablePrerequisites -WhatIf powershell -ExecutionPolicy Bypass -File .\IPCONT-Set-ContainerLabels.ps1 -EnablePrerequisites -Commit Apply labels (dry-run then commit): powershell -ExecutionPolicy Bypass -File .\IPCONT-Set-ContainerLabels.ps1 -TargetsPath .\PilotTargets.csv -WhatIf powershell -ExecutionPolicy Bypass -File .\IPCONT-Set-ContainerLabels.ps1 -TargetsPath .\PilotTargets.csv -Commit -SPOAdminUrl https://contoso-admin.sharepoint.com Targets CSV columns: ContainerName, Identity (group id OR site URL), Label (display name) Requires: Microsoft.Graph, AIPService (enablement), Microsoft.Online.SharePoint.PowerShell (sites). EXPECTED RESULTS Dry-run prints each intended change + its reverse command and makes nothing. With -Commit, groups report the assigned label and sites report -SensitivityLabel set. PASS = pilot targets carry the intended label; enablement reports EnableMIPLabels = True. .NOTES Purview — Container Labeling (Teams, Groups & Sites). HIGH-IMPACT (guest/sharing/device) — pilot first. Verify the current EnableMIPLabels method against Microsoft guidance for your tenant (surface evolving). No secrets in code; interactive modern-auth only. Tier determinations are the stakeholders' to make. > [CmdletBinding(DefaultParameterSetName='WhatIf')] param( [switch]$EnablePrerequisites, [string]$TargetsPath, [string]$SPOAdminUrl, [switch]$Commit, [switch]$WhatIf = $true )

How to run: One-time enablement (dry-run then commit): powershell -ExecutionPolicy Bypass -File .\IPCONT-Set-ContainerLabels.ps1 -EnablePrerequisites -WhatIf powershell -ExecutionPolicy Bypass -File .\IPCONT-Set-ContainerLabels.ps1 -EnablePrerequisites -Commit Apply labels (dry-run then commit): powershell -ExecutionPolicy Bypass -File .\IPCONT-Set-ContainerLabels.ps1 -TargetsPath .\PilotTargets.csv -WhatIf powershell -ExecutionPolicy Bypass -File .\IPCONT-Set-ContainerLabels.ps1 -TargetsPath .\PilotTargets.csv -Commit -SPOAdminUrl https://contoso-admin.sharepoint.com Targets CSV columns: ContainerName, Identity (group id OR site URL), Label (display name) Requires: Microsoft.Graph, AIPService (enablement), Microsoft.Online.SharePoint.PowerShell (sites). EXPECTED RESULTS Dry-run prints each intended change + its reverse command and makes nothing. With -Commit, groups report the assigned label and sites report -SensitivityLabel set. PASS = pilot targets carry the intended label; enablement reports EnableMIPLabels = True. .NOTES Purview — Container Labeling (Teams, Groups & Sites). HIGH-IMPACT (guest/sharing/device) — pilot first. Verify the current EnableMIPLabels method against Microsoft guidance for your tenant (surface evolving). No secrets in code; interactive modern-auth only. Tier determinations are the stakeholders' to make. > [CmdletBinding(DefaultParameterSetName='WhatIf')] param( [switch]$EnablePrerequisites, [string]$TargetsPath, [string]$SPOAdminUrl, [switch]$Commit, [switch]$WhatIf = $true )

## IPCONT-Validate-ContainerLabels.ps1

Purpose: Read-only pass/fail validation. For each target in the CSV it confirms the container carries the INTENDED container label and that the observable posture matches the tier's expectation — group PRIVACY (Private), GUEST-allowed state, and (for sites) the external SHARING level. Reports PASS or the specific mismatch per container. Does NOT change anything. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\IPCONT-Validate-ContainerLabels.ps1 -TargetsPath .\PilotTargets.csv -SPOAdminUrl https://contoso-admin.sharepoint.com Targets CSV columns: ContainerName, Identity (group id OR site URL), Label Optional expected columns (validated when present): ExpectedPrivacy, ExpectedSharing Requires: Microsoft.Graph (read scopes) and, for sites, Microsoft.Online.SharePoint.PowerShell. EXPECTED RESULTS A per-container PASS/FAIL table. PASS = the target carries the intended label and its privacy/ guest/sharing posture matches the tier; any drift is reported as FAIL with the observed value. .NOTES Purview — Container Labeling (Teams, Groups & Sites). Read-only. Unmanaged-device (Conditional Access) enforcement requires Entra ID P1 and is observed by user testing (Testing Guide Test 8), not asserted here. No secrets in code; interactive modern-auth only. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$TargetsPath, [string]$SPOAdminUrl, [string[]]$GraphScopes = @('Group.Read.All','Directory.Read.All','Sites.Read.All','InformationProtectionPolicy.Read') )

How to run: powershell -ExecutionPolicy Bypass -File .\IPCONT-Validate-ContainerLabels.ps1 -TargetsPath .\PilotTargets.csv -SPOAdminUrl https://contoso-admin.sharepoint.com Targets CSV columns: ContainerName, Identity (group id OR site URL), Label Optional expected columns (validated when present): ExpectedPrivacy, ExpectedSharing Requires: Microsoft.Graph (read scopes) and, for sites, Microsoft.Online.SharePoint.PowerShell. EXPECTED RESULTS A per-container PASS/FAIL table. PASS = the target carries the intended label and its privacy/ guest/sharing posture matches the tier; any drift is reported as FAIL with the observed value. .NOTES Purview — Container Labeling (Teams, Groups & Sites). Read-only. Unmanaged-device (Conditional Access) enforcement requires Entra ID P1 and is observed by user testing (Testing Guide Test 8), not asserted here. No secrets in code; interactive modern-auth only. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$TargetsPath, [string]$SPOAdminUrl, [string[]]$GraphScopes = @('Group.Read.All','Directory.Read.All','Sites.Read.All','InformationProtectionPolicy.Read') )