Data Archiving Strategy — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary

## The problem

Cold, infrequently accessed data clogs primary mail and content stores. Left unaddressed, it drives up storage cost, slows the environment, and becomes a compliance gap and data-risk exposure — data nobody manages, on the most expensive tier, with no defined lifecycle.

## The solution

This solution delivers an end-to-end data archiving strategy in Microsoft Purview and Exchange Online. It moves cold data off primary stores without losing it and without breaking access, using three coordinated levers:

Mailbox archiving — Exchange Online archive mailboxes (and auto-expanding archive where

volume warrants), keeping cold mail fully searchable in a lower-cost tier.

Retention / lifecycle policy — Messaging Records Management move-to-archive tags that age

content into the archive automatically, plus Purview Data Lifecycle Management retention policies   that keep (and, where the records schedule requires, dispose of) content on a defined timeline.

Tiering — a hot → warm → cold model so storage cost tracks how often data is actually used.

## How it is delivered

Every high-impact change is piloted on a limited, named scope before tenant-wide expansion: Assess → Design → Configure → Pilot → Validate → Expand. The pilot uses test mailboxes, disables all delete actions, and gates every write behind an explicit confirmation, because archiving moves data and is not trivially reversible. Configuration is proven with pass/fail gates and captured evidence at each step.

## What is included

Seven guides (Overview, Requirements, Implementation, Testing, Troubleshooting, Best Practices, Deliverables) and five PowerShell tools (Discovery, Configuration/Remediation, Validation, Reporting, and a scope/health helper) — all read-only or preview-mode by default, with no credentials in code.

## Boundaries and assurances

Records / compliance / legal own the retention timeline and any disposition decision; this

solution provides the technical method and the evidence, not the determination.

Microsoft Purview and Exchange archiving features are licensing-/plan-dependent and evolving —

availability and paths are verified against current Microsoft documentation, never invented.

Automation is PowerShell with modern-auth sign-in and no hardcoded secrets.

## The bottom line

Cold data is archived — contained, still accessible, cost-optimized, validated, and defensible — in Microsoft Purview.

# Solution Overview

## What this delivers

This solution delivers a data archiving strategy in Microsoft Purview and Exchange Online: a defensible way to move cold, infrequently accessed data off primary stores into lower-cost archive tiers without losing it and without breaking access. It combines three levers:

Mailbox archiving — Exchange Online archive mailboxes (In-Place Archive) and, where

volume warrants, auto-expanding archive, so a user's cold mail moves out of the primary    mailbox into archive storage that is still fully searchable.

Retention / lifecycle policy — Messaging Records Management (MRM) *move-to-archive* tags

and policies that age content into the archive automatically, plus Microsoft Purview Data    Lifecycle Management retention policies that keep (and, where the records schedule requires,    dispose of) content on a defined timeline.

Tiering — a hot → warm → cold model (primary mailbox → archive mailbox → cold/archive

storage such as Microsoft 365 Archive for SharePoint), so the storage cost of data tracks    its access frequency.

The outcome is a configured, piloted, and validated archiving capability with named policies, pass/fail gates, evidence, and a documented rollback — so cold data is contained and the strategy is operable and defensible.

Scope boundary. This solution provides the technical configuration method and evidence. The retention schedule itself — how long each class of content must be kept, when it may be disposed, and what is a business record — is a records / compliance / legal determination and is deferred to those functions (see the category Global Requirements). We configure what they decide; we do not decide it.

## How it works in Microsoft Purview and Exchange Online

Archive mailbox (In-Place Archive) is an additional mailbox that appears alongside the primary

mailbox in Outlook / Outlook on the web. Enabling it requires Exchange Online Plan 2 (included   in Microsoft 365 E3/E5) or Exchange Online Plan 1 with the Exchange Online Archiving add-on —   *verify your licensing/tenant.*

Auto-expanding archive adds storage automatically as the archive fills, for users with very

large archives. It is enabled per-mailbox (Enable-Mailbox -AutoExpandingArchive) or org-wide   (Set-OrganizationConfig -AutoExpandingArchive $true). Enabling it is not reversible — pilot   deliberately.

MRM move-to-archive tags (retention tags with RetentionAction MoveToArchive) are linked into

a retention policy assigned to mailboxes; the Managed Folder Assistant (MFA) processes   mailboxes and moves aged items into the archive.

Purview Data Lifecycle Management retention policies and labels apply *keep* / *keep-and-delete*

/ *delete* actions across Exchange, SharePoint, OneDrive and Teams from the Purview portal.

Tiering to cold storage — Microsoft 365 Archive moves inactive SharePoint sites to a cold

storage tier (pay-as-you-go via an Azure subscription). It is evolving / billing-gated — treat   paths and availability as *verify your licensing/tenant.*

## The delivery model

This solution follows the standard Purview delivery model, and every high-impact change is piloted on a limited scope before tenant-wide expansion:

| Phase | What happens |
| --- | --- |
| Assess | Inventory mailbox sizes, existing archive status, current MRM tags/policies, existing DLM retention policies, and the org-level auto-expanding archive setting. Confirm licensing and roles. |
| Design | Define the tiering model (what ages to archive, at what age), name the MRM tags and policy, and capture the retention timeline as decided by records/compliance — not by us. |
| Configure | Create the MRM move-to-archive tag and policy; enable archive mailboxes for the pilot scope; stage the DLM retention policy against the pilot scope. Scripts default to read-only / `-WhatIf`. |
| Pilot | Apply to a named pilot group of test mailboxes only. Run the Managed Folder Assistant and observe items moving to archive. No delete action is enabled in pilot. |
| Validate | Run pass/fail checks: archive enabled, policy assigned, MFA processed, items in archive, retention policy applied. Capture evidence. |
| Expand (enforce) | Widen scope to production mailboxes under change control once the pilot passes. |

Reversibility caveat. Archiving moves data. Once items are moved into the archive or an auto-expanding archive is enabled, the change is not trivially reversible, and any *delete* action is irreversible. This is why the pilot uses test mailboxes, disables delete actions, and gates all write operations behind an explicit -Commit switch.

## What is included

Solution Overview (this document).

Requirements Guide — solution-specific prerequisites with verify/implement steps.

Implementation Guide — exact ordered configuration steps, every policy and tag named, with

pass/fail gates and rollback.

Testing & Validation — the gates that prove the archiving strategy works.

Troubleshooting — common failure signatures and resolutions.

Best Practices — how to keep the strategy healthy and defensible.

5 PowerShell scripts — Discovery, Configuration/Remediation, Validation, Reporting, and a

scope/health helper (Exchange Online + Security & Compliance PowerShell; read-only or -WhatIf   by default; no credentials in code).

# Requirements

These are the solution-specific prerequisites for the data archiving strategy. They are in addition to the six category-wide prerequisites in the Purview Global Requirements (global-requirements-purview.md) — tenant licensing, least-privilege roles, the S&C PowerShell + Graph toolchain, in-scope data sources, compliance/records/legal stakeholders, and a pilot scope + change control. Verify each item below before starting the implementation steps.

Every capability here is licensing-/plan-dependent and the portals evolve. Where a plan or path is called out, verify your licensing/tenant rather than assuming availability.

__________________________________________________

## R1. Exchange Online archiving licensing (archive mailbox + auto-expanding archive)

Description: Each user who will get an archive mailbox needs a plan that includes archiving:

Exchange Online Plan 2 (included in Microsoft 365 E3 and E5) or Exchange Online Plan 1   plus the Exchange Online Archiving add-on. Auto-expanding archive requires the same Plan 2 /   add-on entitlement.

Why required: Without the entitlement, Enable-Mailbox -Archive will not provision an archive,

and auto-expanding archive is unavailable.

How to verify: Microsoft 365 admin center → Billing → Licenses confirm E3/E5 or the

archiving add-on; in Exchange Online PowerShell Get-Mailbox <user> | fl ArchiveStatus,ArchiveGuid   and Get-OrganizationConfig | fl AutoExpandingArchive.

How to implement if missing: Assign the correct licensing before enabling archives. Confirm the

archive feature is visible in the Purview / Exchange admin surfaces — *verify your licensing/tenant.*

## R2. Least-privilege roles for archiving and lifecycle

Description: The engineer needs the specific roles for the two surfaces:

Exchange Online — a role group with Mail Recipients and Recipient Policies management

(e.g. Recipient Management) to enable archives and manage MRM tags/policies, and permission to     run the Managed Folder Assistant.

Microsoft Purview — Compliance Administrator or Compliance Data Administrator (or the

scoped Retention Management role) to create and publish Data Lifecycle Management retention     policies/labels.

Global Administrator only where genuinely required (e.g. org-wide Set-OrganizationConfig).

Why required: Purview and Exchange use fine-grained role groups; the matching role is required

for each configuration action.

How to verify: Purview portal → Roles & scopes → Permissions; Exchange admin center →

Roles → Admin roles. Confirm membership.

How to implement if missing: Assign the least-privilege role group under change control; avoid

standing Global Administrator.

## R3. Managed Folder Assistant / MRM understanding and toolchain

Description: A workstation with the ExchangeOnlineManagement module (for

Connect-ExchangeOnline and Connect-IPPSSession) and Microsoft Graph PowerShell,   signed in with a modern-auth / MFA admin account. The engineer must understand that MRM   archiving is driven by the Managed Folder Assistant (MFA), which runs on its own work cycle and   can be triggered on demand with Start-ManagedFolderAssistant.

Why required: Configuration, validation, and the provided scripts run through these modules;

archiving does not take effect until the MFA processes the mailbox.

How to verify: Connect-ExchangeOnline, Connect-IPPSSession, and Connect-MgGraph all

succeed; Get-Command Start-ManagedFolderAssistant resolves.

How to implement if missing: Install-Module ExchangeOnlineManagement and

Install-Module Microsoft.Graph; confirm modern-auth sign-in.

## R4. In-scope mailboxes / sites and the tiering intent

Description: The in-scope workloads (which mailboxes get archives; whether SharePoint cold

tiering is in scope) and a tiering intent: at what age cold content should move to archive   (e.g. items older than 2 years move to archive), and what stays in the primary store.

Why required: MRM move-to-archive tags key off an age limit, and the archive scope keys off

the mailbox set; both must be defined before authoring policy.

How to verify: Confirm the pilot mailbox list, the target age threshold, and whether SharePoint

Microsoft 365 Archive tiering is in scope with stakeholders.

How to implement if missing: Define the scope and the age threshold before creating tags.

## R5. Records / compliance / legal sign-off on the retention timeline

Description: Named approval from records management / compliance / legal for the **retention

timeline and for any disposition (delete) action — including confirmation of any legal   holds** that must suppress deletion.

Why required: The archiving *mechanism* is technical; **how long to keep and when to dispose is

a records/legal determination** and must not be set to a technical default. Deletion is   irreversible and can conflict with legal hold.

How to verify: Confirm the approved retention schedule (or that only *keep/move-to-archive* is

in scope for now), and confirm the legal-hold position with legal.

How to implement if missing: Do not enable any delete action. Configure archiving (move +

keep) only, and defer disposition until records/legal has approved a schedule.

## R6. A named pilot scope, change window, and rollback plan

Description: A named pilot group of test mailboxes (never production users for the first

ring), an agreed change window, and a rollback plan that accounts for the fact that   archiving is not trivially reversible.

Why required: Every high-impact archiving change is piloted first; enabling auto-expanding

archive and moving items are hard to undo, and delete is irreversible.

How to verify: Confirm the pilot group membership, the approval path, and that the rollback plan

is documented (see the Implementation Guide's rollback section).

How to implement if missing: Define the pilot group and change control, and disable all delete

actions, before touching production.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# Implementation

This guide configures the archiving strategy in exact, ordered steps. Every high-impact change is piloted on a named test scope first, with pass/fail gates and a rollback for each step. Cmdlet names and portal paths follow Microsoft's public documentation; where a capability is plan-gated or the portal is evolving, verify your licensing/tenant. All write operations in the provided scripts are gated behind an explicit -Commit switch (default is read-only / -WhatIf).

Named objects used throughout (adjust to your naming standard):

| Object | Name used in this guide |
| --- | --- |
| Pilot mailbox group (mail-enabled security group) | grp-archive-pilot |
| MRM move-to-archive tag (Default Policy Tag, all content) | MTA-2yr (Move to Archive, 730 days) |
| MRM optional personal tag | MTA-Personal-1yr (Move to Archive, 365 days) |
| MRM retention policy | RP-Corp-Archive |
| Purview DLM retention policy (keep only in pilot) | DLM-Exchange-Keep |
| Placeholder domain | contoso.com |

Retention *durations* (730/365 days above) are illustrative. Use the values records/compliance approved (Requirement R5). Do not enable any *delete* action until records/legal has signed off.

__________________________________________________

## Step 0 — Preflight (read-only)

Connect and confirm access:

Connect-ExchangeOnline
   Connect-IPPSSession
   Connect-MgGraph -Scopes "User.Read.All","Group.Read.All"

Run the scope/health helper: .\Get-ArchiveScopeHealth.ps1 -PilotGroup grp-archive-pilot.

Run discovery: .\Invoke-ArchiveDiscovery.ps1 -OutputPath .\discovery.

Pass/fail gate: All three connections succeed; discovery reports current archive status, mailbox sizes, existing MRM tags/policies, existing DLM retention policies, and the org-level AutoExpandingArchive value. If any connection fails, stop and resolve licensing/roles (R1–R3).

Rollback: None — read-only.

__________________________________________________

## Step 1 — Confirm licensing and the org-level auto-expanding archive posture

Verify Plan 2 / archiving entitlement on the pilot users (R1).

Check the org setting without changing it yet:

Get-OrganizationConfig | Format-List AutoExpandingArchive

Decide the tiering design with stakeholders: which mailboxes get archives, the age threshold

for move-to-archive, and whether auto-expanding archive is needed (only for users whose    archive will exceed the base archive quota).

Pass/fail gate: Entitlement confirmed on all pilot users; the design (age threshold, scope, auto-expanding yes/no) is documented and approved.

Rollback: None — no change made.

Caution: Set-OrganizationConfig -AutoExpandingArchive $true is org-wide and not reversible. Prefer per-mailbox Enable-Mailbox -AutoExpandingArchive during pilot so the blast radius is limited to test users.

__________________________________________________

## Step 2 — Enable archive mailboxes for the PILOT scope only

Preview with the configuration script (default -WhatIf):

.\Set-ArchiveStrategy.ps1 -PilotGroup grp-archive-pilot -EnableArchive -WhatIf

Apply to the pilot scope:

.\Set-ArchiveStrategy.ps1 -PilotGroup grp-archive-pilot -EnableArchive -Commit

(Equivalent manual cmdlet: Enable-Mailbox -Identity <user> -Archive.)

If the design calls for auto-expanding archive on specific pilot users:

.\Set-ArchiveStrategy.ps1 -PilotGroup grp-archive-pilot -EnableAutoExpanding -Commit

(Equivalent: Enable-Mailbox -Identity <user> -AutoExpandingArchive.)

Pass/fail gate: Get-Mailbox <pilotuser> | fl ArchiveStatus,ArchiveGuid shows ArchiveStatus = Active and a non-empty ArchiveGuid for every pilot user.

Rollback: Disable-Mailbox -Identity <user> -Archive disconnects the archive; the disconnected archive is retained for 30 days and can be reconnected within that window, after which it is permanently removed. Auto-expanding archive, once enabled, cannot be disabled.

__________________________________________________

## Step 3 — Create the MRM move-to-archive tag and retention policy

Preview, then create the tag and policy (script gates writes behind -Commit):

.\Set-ArchiveStrategy.ps1 -CreateMrmPolicy -TagName MTA-2yr -AgeDays 730 `
       -PolicyName RP-Corp-Archive -WhatIf
   .\Set-ArchiveStrategy.ps1 -CreateMrmPolicy -TagName MTA-2yr -AgeDays 730 `
       -PolicyName RP-Corp-Archive -Commit

Equivalent manual cmdlets:

New-RetentionPolicyTag -Name "MTA-2yr" -Type All -RetentionAction MoveToArchive `
       -AgeLimitForRetention 730 -RetentionEnabled $true
   New-RetentionPolicy   -Name "RP-Corp-Archive" -RetentionPolicyTagLinks "MTA-2yr"

(Optional) add a personal move-to-archive tag users can apply to folders:

New-RetentionPolicyTag -Name "MTA-Personal-1yr" -Type Personal `
       -RetentionAction MoveToArchive -AgeLimitForRetention 365 -RetentionEnabled $true
   Set-RetentionPolicy -Identity "RP-Corp-Archive" `
       -RetentionPolicyTagLinks "MTA-2yr","MTA-Personal-1yr"

Pass/fail gate: Get-RetentionPolicyTag "MTA-2yr" shows RetentionAction = MoveToArchive and the expected AgeLimitForRetention; Get-RetentionPolicy "RP-Corp-Archive" lists the tag(s).

Rollback: Set-RetentionPolicy -Identity RP-Corp-Archive -RetentionPolicyTagLinks @() unlinks the tags (stops future moves); Remove-RetentionPolicyTag / Remove-RetentionPolicy removes them. Items already moved to the archive are not moved back.

__________________________________________________

## Step 4 — Assign the policy to the pilot mailboxes and run the Managed Folder Assistant

Assign and process (preview then commit):

.\Set-ArchiveStrategy.ps1 -PilotGroup grp-archive-pilot -AssignPolicy RP-Corp-Archive -WhatIf
   .\Set-ArchiveStrategy.ps1 -PilotGroup grp-archive-pilot -AssignPolicy RP-Corp-Archive -Commit
   .\Set-ArchiveStrategy.ps1 -PilotGroup grp-archive-pilot -RunAssistant -Commit

Equivalent manual cmdlets:

Set-Mailbox -Identity <pilotuser> -RetentionPolicy "RP-Corp-Archive"
   Start-ManagedFolderAssistant -Identity <pilotuser>

Pass/fail gate: Get-Mailbox <pilotuser> | fl RetentionPolicy shows RP-Corp-Archive; after the MFA cycle, Get-MailboxStatistics <pilotuser> -Archive shows a growing archive TotalItemSize/ItemCount for items older than the age threshold.

Rollback: Set-Mailbox -Identity <user> -RetentionPolicy "Default MRM Policy" reverts to the built-in policy; future moves stop. Already-archived items remain in the archive.

__________________________________________________

## Step 5 — (Optional, keep-only in pilot) stage a Purview DLM retention policy

Only if records/compliance has approved a keep timeline. Do not enable *delete* in pilot.

In the Purview portal → Data Lifecycle Management → Retention policies, or via PowerShell:

New-RetentionCompliancePolicy -Name "DLM-Exchange-Keep" -ExchangeLocation <pilot mailbox(es)>
   New-RetentionComplianceRule   -Name "DLM-Exchange-Keep-Rule" -Policy "DLM-Exchange-Keep" `
       -RetentionDuration 2555 -RetentionComplianceAction Keep

(Keep only — no Delete/KeepAndDelete until R5 sign-off. 2555 days ≈ 7 years, illustrative.)

Scope the policy to the pilot mailboxes only for the first ring.

Pass/fail gate: Get-RetentionCompliancePolicy "DLM-Exchange-Keep" | fl DistributionStatus reaches a healthy/Success distribution state and applies to the pilot scope only.

Rollback: Set-RetentionCompliancePolicy -Identity "DLM-Exchange-Keep" -Enabled $false or Remove-RetentionCompliancePolicy. Because the action is Keep, no data is deleted, so rollback is safe.

__________________________________________________

## Step 6 — Validate the pilot

Run the validation script and capture evidence:

.\Test-ArchiveStrategy.ps1 -PilotGroup grp-archive-pilot -PolicyName RP-Corp-Archive `
    -OutputPath .\validation

Pass/fail gate: All pilot users show archive enabled, RP-Corp-Archive assigned, MFA processed, archive item count > 0 where aged content exists, and (if staged) the DLM policy in a healthy state. See Testing & Validation for the full gate list.

Rollback: See each step above; disable/unlink rather than delete.

__________________________________________________

## Step 7 — Expand (enforce) to production under change control

Only after the pilot passes and is signed off:

Widen the archive-enable + policy-assignment scope from grp-archive-pilot to the approved

production population (in rings, not all at once).

If auto-expanding archive is org-wide by design, enable it org-wide only now and **only with

explicit approval — remember it is irreversible**:

Set-OrganizationConfig -AutoExpandingArchive $true

(Optional, tiering) enable Microsoft 365 Archive for inactive SharePoint sites from the

SharePoint admin center / Microsoft 365 Archive — pay-as-you-go via an Azure subscription;    verify your licensing/tenant as this capability is billing-gated and evolving.

Re-run Test-ArchiveStrategy.ps1 and Export-ArchiveReport.ps1 for each ring and archive the

evidence.

Pass/fail gate: Each ring validates green before the next ring starts; reports show archive adoption and primary-store reduction trending as designed.

Rollback: Pause expansion; for a ring, unlink/reassign policies and disable archives per Steps 2–4 (bearing the reversibility caveats in mind). Never enable a delete action to "clean up" a rollback.

# Testing & Validation

Validation proves the archiving strategy is configured, took effect, and is defensible — with explicit pass/fail gates and captured evidence. Run these against the pilot scope first, then against each expansion ring. Most checks are automated by Test-ArchiveStrategy.ps1 (read-only); the manual cmdlets are given so results can be reproduced by hand.

All checks are read-only. None of them move or delete data.

__________________________________________________

## Gate 1 — Licensing and connectivity

| Check | Method | Pass |
| --- | --- | --- |
| Admin can reach both surfaces | Connect-ExchangeOnline + Connect-IPPSSession succeed | No auth error |
| Pilot users are archiving-entitled | `Get-Mailbox <user> \ | fl PersistedCapabilities` / license check in admin center |

Fail action: resolve licensing (R1) / roles (R2) before continuing.

## Gate 2 — Archive mailbox provisioned

| Check | Method | Pass |
| --- | --- | --- |
| Archive enabled for every pilot user | `Get-Mailbox <user> \ | fl ArchiveStatus,ArchiveGuid` |
| Auto-expanding archive matches design | `Get-Mailbox <user> \ | fl AutoExpandingArchiveEnabled and Get-OrganizationConfig \ |

## Gate 3 — MRM tag and policy correct

| Check | Method | Pass |
| --- | --- | --- |
| Move-to-archive tag exists and is correct | `Get-RetentionPolicyTag "MTA-2yr" \ | fl RetentionAction,AgeLimitForRetention,RetentionEnabled` |
| Policy links the tag | `Get-RetentionPolicy "RP-Corp-Archive" \ | fl RetentionPolicyTagLinks` |
| Policy assigned to pilot mailboxes | `Get-Mailbox <user> \ | fl RetentionPolicy` |

## Gate 4 — Managed Folder Assistant processed and items moved

| Check | Method | Pass |
| --- | --- | --- |
| MFA has processed the mailbox | Confirm the MFA work cycle completed (or Start-ManagedFolderAssistant was run) and no error | Processed without error |
| Aged items are in the archive | `Get-MailboxStatistics <user> -Archive \ | fl ItemCount,TotalItemSize` before vs. after |
| Primary store reduced | Compare Get-MailboxStatistics <user> primary size before/after | Primary TotalItemSize trending down where content aged out |

If aged content exists but nothing moved, MFA may not have run yet (it is throttled/asynchronous), or the tag age/enabled flag is wrong — see Troubleshooting.

## Gate 5 — Purview DLM retention policy (if staged)

| Check | Method | Pass |
| --- | --- | --- |
| Policy distributed successfully | `Get-RetentionCompliancePolicy "DLM-Exchange-Keep" \ | fl DistributionStatus,Enabled` |
| Action is Keep only in pilot | `Get-RetentionComplianceRule -Policy "DLM-Exchange-Keep" \ | fl RetentionComplianceAction` |
| Scope is pilot-only | `Get-RetentionCompliancePolicy "DLM-Exchange-Keep" \ | fl ExchangeLocation` |

## Gate 6 — No unintended deletion / hold conflict

| Check | Method | Pass |
| --- | --- | --- |
| No delete action active in pilot | Review all MRM tags in RP-Corp-Archive and the DLM rule | No DeleteAndAllowRecovery / Delete / KeepAndDelete enabled |
| Legal holds respected | Confirm with legal that any holds are in place and unaffected | Holds intact; archiving does not bypass hold |

Fail action for any gate: stop expansion, record the failing gate, apply the matching Troubleshooting fix, re-run the gate, and only proceed when green.

__________________________________________________

## Evidence to capture

Discovery output (baseline) and validation output (post-change) from the scripts.

Get-Mailbox/Get-MailboxStatistics before/after for a sample of pilot users (archive growth,

primary reduction).

The MRM tag/policy definitions and the DLM policy distribution status.

The adoption/tiering report from Export-ArchiveReport.ps1.

Records/compliance/legal sign-off reference for the retention timeline (R5).

Store the evidence with the change record so the archiving strategy is defensible on audit.

# Troubleshooting

Common failure signatures when standing up the archiving strategy, and how to resolve them. All diagnostic cmdlets below are read-only.

__________________________________________________

## Archive mailbox will not enable

Signature: Enable-Mailbox -Archive errors, or ArchiveStatus stays None.

Licensing. Archiving requires Exchange Online Plan 2 (E3/E5) or **Plan 1 + Exchange Online

Archiving add-on** — *verify your licensing/tenant*. Confirm the user's assigned plan in the admin   center, then retry. (R1)

Role. You need Recipient Management (mail-recipient) rights. Check

Get-ManagementRoleAssignment -RoleAssignee <you>. (R2)

Replication lag. After enabling, ArchiveStatus and ArchiveGuid can take time to populate.

Re-check Get-Mailbox <user> | fl ArchiveStatus,ArchiveGuid after a short wait.

## Auto-expanding archive can't be turned off

Signature: you enabled -AutoExpandingArchive and now need to reverse it.

It is not reversible. Auto-expanding archive cannot be disabled once enabled, per Microsoft.

This is why the Implementation Guide enables it per-mailbox in pilot and only org-wide at expansion   with explicit approval. There is no fix — plan around it.

## Items are not moving to the archive

Signature: archive is enabled and the policy is assigned, but Get-MailboxStatistics -Archive shows ItemCount = 0 or no growth.

The Managed Folder Assistant hasn't run. MFA is asynchronous and throttled. Force it on a pilot

mailbox: Start-ManagedFolderAssistant -Identity <user>, then re-check after it completes.

Tag age not reached. MoveToArchive only moves items older than AgeLimitForRetention. If

the mailbox has no content older than the threshold, nothing moves — that is correct. Verify with a   user who has aged mail, or temporarily test with a smaller age on a test mailbox.

Tag disabled or wrong action. Confirm

Get-RetentionPolicyTag <tag> | fl RetentionAction,RetentionEnabled shows MoveToArchive and   True.

Tag not linked / policy not assigned. Confirm Get-RetentionPolicy <policy> lists the tag and

Get-Mailbox <user> | fl RetentionPolicy shows the policy.

Item on hold. Litigation/In-Place hold or Purview retention can keep an item in place; this is

expected and takes precedence over the archive move.

## Retention policy assigned but behaviour unchanged

Signature: Set-Mailbox -RetentionPolicy succeeded but nothing happens.

Retention-policy changes only take effect on the next MFA cycle. Trigger MFA and wait.

Confirm the assignment actually stuck: Get-Mailbox <user> | fl RetentionPolicy.

## Purview DLM retention policy stuck or not applying

Signature: Get-RetentionCompliancePolicy | fl DistributionStatus shows a pending/error state.

Distribution takes time. New DLM policies can take time to reach all locations; recheck later.

Connect the right session. DLM cmdlets require Security & Compliance PowerShell

(Connect-IPPSSession), *not* the Exchange Online session.

Scope/location. Confirm ExchangeLocation includes the intended (pilot) mailboxes and nothing

unintended.

Never add a delete action to "fix" it. Keep the action Keep until records/legal signs off

(R5). If a delete action appears in pilot, it was misconfigured — remove it.

## `Get-RetentionCompliancePolicy` / DLM cmdlets not found

Signature: command not recognized.

You are in the wrong session. Run Connect-IPPSSession (Security & Compliance PowerShell). Use

Get-ArchiveScopeHealth.ps1 to confirm both sessions are connected.

## Pilot group resolves to zero mailboxes

Signature: scripts report 0 mailbox member(s).

Confirm the group name/identity and that its members are mailboxes (not contacts or nested

groups the cmdlet doesn't expand). Check Get-DistributionGroupMember -Identity <group>.

## Script made no change

Signature: Set-ArchiveStrategy.ps1 printed a plan but changed nothing.

Working as designed. The script is -WhatIf by default. Re-run with -Commit to apply,

after reviewing the preview.

__________________________________________________

If a Testing & Validation gate keeps failing after these steps, stop the expansion, capture the discovery/validation output, and review against the Implementation Guide's pass/fail gate for that step before proceeding. Remember the reversibility limits — never enable a delete action as a "cleanup" during troubleshooting.

# Best Practices

Practices that keep the archiving strategy healthy, cost-effective, and defensible over time. They extend the category Global Requirements and the pilot-first delivery model.

## Strategy and scope

Tier by access frequency, not by guesswork. Base the move-to-archive age on real telemetry

(mailbox growth, how far back users actually search) from the Discovery report, not a round number.

Separate "move" from "delete" completely. Archiving (move-to-archive) reduces primary-store

cost and is low-risk; disposition (delete) is a records/legal decision and irreversible. Ship   archiving first; only add deletion once records/compliance has approved a schedule (R5).

Right-size auto-expanding archive. Enable auto-expanding archive only for users whose

archive will exceed the base quota — it is irreversible and adds background processing. Prefer   per-mailbox enablement over the org-wide switch during rollout.

## Change discipline

Always pilot on test mailboxes first. Never make a production user the first ring. Archiving

moves data and is hard to reverse; a bad age threshold on production is expensive to unwind.

Gate every write behind `-Commit`. Run every script in -WhatIf first, read the plan, then

commit. Keep the default read-only.

One change per ring, validated before the next. Enable archives, assign the policy, run MFA,

validate — then widen scope. Do not stack changes across rings.

Document the rollback before you change anything. For each step know the reverse action and its

limits (disconnected archives are kept 30 days; auto-expanding cannot be disabled; already-moved   items do not come back).

## Operations and monitoring

Understand the Managed Folder Assistant cadence. MFA is asynchronous and throttled; archiving

is not instant. Use Start-ManagedFolderAssistant to force a pilot mailbox, but expect the   org-wide work cycle to process at its own pace.

Report on adoption and reduction, not just configuration. Track archive item growth and

primary-store reduction over time (Export-ArchiveReport.ps1) — that is the value evidence and the   early-warning signal if MFA stalls.

Watch for hold interactions. Litigation hold, In-Place Hold, and Purview retention can keep

content beyond the archive move; that is correct behavior. Never disable a hold to make archiving   "look cleaner."

Re-baseline periodically. Re-run Discovery quarterly; mailbox growth and usage patterns drift,

and the age threshold may need tuning.

## Governance and defensibility

Keep records/compliance/legal in the loop. The retention timeline and any disposition are their

determinations; capture named sign-off and store it with the change evidence.

Least privilege, no standing Global Admin. Use Recipient Management / Retention Management

scoped roles; reserve Global Administrator for the specific org-wide actions that require it.

No secrets in automation. The scripts use interactive modern-auth (Connect-ExchangeOnline /

Connect-IPPSSession / Connect-MgGraph) — never embed credentials, tokens, or app secrets.

Treat plan/portal detail as verify-first. Archiving entitlements, auto-expanding archive, and

Microsoft 365 Archive tiering are licensing-/billing-gated and evolving — confirm availability   and paths against current Microsoft documentation for your tenant before relying on them.

Retain the evidence trail. Baseline + post-change statistics, policy definitions, MFA/validation

output, and sign-off together make the archiving strategy auditable and defensible.

# Deliverables Summary

Everything included in this solution and how the pieces fit together.

## Documentation

| Deliverable | Purpose |
| --- | --- |
| Solution Overview | What the archiving strategy delivers, how mailbox archive / retention / tiering work in Purview and Exchange Online, and the Assess → Design → Configure → Pilot → Validate → Expand model. |
| Requirements Guide | Solution-specific prerequisites (archiving licensing, least-privilege roles, MRM/MFA toolchain, in-scope mailboxes and tiering intent, records/legal sign-off, pilot scope) referencing the category Global Requirements. |
| Implementation Guide | Exact ordered steps to enable archive mailboxes, create the MTA-2yr move-to-archive tag and RP-Corp-Archive policy, assign to the pilot, run the Managed Folder Assistant, optionally stage the DLM-Exchange-Keep retention policy, validate, and expand — each step with pass/fail gates and rollback. |
| Testing & Validation | Six pass/fail gates proving the archiving strategy took effect, with the evidence to capture. |
| Troubleshooting | Common failure signatures (archive not provisioning, items not moving, MFA lag, policy not distributing) and resolutions. |
| Best Practices | Keeping the strategy healthy, cost-effective, and defensible; move-vs-delete separation; change discipline. |
| Executive Summary | One-page business framing for decision-makers. |

## PowerShell scripts (5)

All scripts use interactive modern-auth (Connect-ExchangeOnline / Connect-IPPSSession / Connect-MgGraph), contain no credentials or secrets, and are read-only or `-WhatIf` by default — writes require an explicit -Commit switch.

| Script | Role | Default safety |
| --- | --- | --- |
| Get-ArchiveScopeHealth.ps1 | Scope/health helper — connectivity, module, role and pilot-group preflight | Read-only |
| Invoke-ArchiveDiscovery.ps1 | Discovery — archive status, mailbox sizes, MRM tags/policies, DLM retention policies, org auto-expanding setting | Read-only |
| Set-ArchiveStrategy.ps1 | Configuration/Remediation — enable archives, create/assign MRM tag & policy, run MFA | -WhatIf unless -Commit |
| Test-ArchiveStrategy.ps1 | Validation — runs the pass/fail gates and reports PASS/FAIL | Read-only |
| Export-ArchiveReport.ps1 | Reporting — adoption, archive growth, and primary-store reduction to CSV/HTML | Read-only |

## How to use them together

Get-ArchiveScopeHealth.ps1 — confirm you can proceed (licensing, roles, modules, pilot group).

Invoke-ArchiveDiscovery.ps1 — capture the baseline.

Set-ArchiveStrategy.ps1 -WhatIf → review → -Commit — configure the pilot scope.

Test-ArchiveStrategy.ps1 — confirm the pilot passes every gate.

Export-ArchiveReport.ps1 — evidence of adoption and reduction; repeat per expansion ring.

## Boundaries

The retention timeline and any disposition (delete) are **records / compliance / legal

determinations** — deferred to those functions; this solution provides the technical method and   evidence only.

Purview/Exchange licensing, auto-expanding archive, and Microsoft 365 Archive tiering are

plan-/billing-gated and evolving — verify your licensing/tenant.

Automation is PowerShell (Exchange Online + Security & Compliance PowerShell / Graph); no

hardcoded credentials.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## Export-ArchiveReport.ps1

## Get-ArchiveScopeHealth.ps1

## Invoke-ArchiveDiscovery.ps1

## Set-ArchiveStrategy.ps1

## Test-ArchiveStrategy.ps1