Data Lineage Implementation — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Data Lineage Implementation (Microsoft Purview)

"Where did this number come from, and what breaks if we change it?" is a question most data programs cannot answer with evidence. Without data lineage, nobody can trace a report back to its sources or forward to its consumers — which is both a compliance exposure and an operational risk every time a source changes or a data-quality issue surfaces. This solution implements data lineage in Microsoft Purview, end to end, so that for the in-scope estate data can be traced source → report and back, defensibly.

It gives you a repeatable way to stand lineage up on the Microsoft Purview Data Map / Unified Catalog: register and scan the in-scope sources so assets exist as lineage endpoints, connect the integration systems (Azure Data Factory, Synapse, Data Share, Power BI) that report lineage automatically, push custom lineage through the Apache Atlas–compatible catalog API for the systems that don't self-report, and visualize and validate the resulting graph — using only the Purview portal and PowerShell/REST against the documented Azure Purview data-plane APIs, with no credentials stored in code.

This is a complete, deploy-it-today package for implementing data lineage, written for a competent Azure/Purview data-governance administrator.

## What you get

A plain-language Solution Overview of lineage in the Purview Data Map, the capture model (automatic

connectors vs. custom Atlas lineage), and the phased approach.

A Requirements Guide with verify / implement-if-missing for every prerequisite — the Purview Data

Governance account, least-privilege data-plane roles, the Az + REST toolchain, and registered/scanned   sources.

An Implementation Guide of precise, ordered portal + PowerShell/REST steps, with lineage connected and

pushed pilot-first and every asset named by qualified name.

Five PowerShell scripts: source/scan/lineage-capability discovery, a custom-lineage push helper

(-WhatIf by default), a lineage-graph validator, a coverage report, and a scope/health helper.

Testing and Troubleshooting guides for a confident, safe rollout.

## What this delivers

In-scope sources registered and scanned into the Data Map, automatic lineage flowing from the connected integration systems, custom lineage pushed for the systems that don't self-report, the graph validated for correctness (not just presence) on a pilot scope, and coverage measured against the governance target so gaps are explicit and closed deliberately.

## The deployment model

Assess → Design → Configure → Pilot → Validate → Expand.

## Scope boundary

This solution delivers lineage on the Data Map foundation. Building the classification/label program, DLP, retention/records, insider risk, and communication compliance are each the subject of a dedicated Purview solution and are not duplicated here. Data lineage is a Data Governance (Data Map) capability — separately provisioned and Azure-metered, distinct from Microsoft 365 E5 compliance; verify the current provisioning model, pricing, roles, and portal paths against Microsoft's documentation and your own tenant. What lineage coverage is *required* for a regulatory/records obligation, and which source is *authoritative* for a data element, are deferred to the data-governance, records, privacy, and legal functions — this solution provides the technical capability, the graph, and the coverage evidence, not the determination.

## Outcome

Data lineage implemented in Microsoft Purview the right way — sources scanned, integration systems connected, custom lineage pushed where needed, the graph validated and coverage measured — so your organization can trace data from source to report and back, and answer "what breaks if we change this?" with a graph instead of a guess.

# 1. Solution Overview — Data Lineage Implementation (Microsoft Purview)

## What this solution is

"Where did this number come from?" is the question a data governance program has to be able to answer. This solution implements data lineage in Microsoft Purview — end to end — so that for a given asset (a report, a table, a file) you can trace it back to its sources and forward to where it is consumed, across the ingestion and transformation systems that move data through the estate.

Lineage in Microsoft Purview is a capability of the Microsoft Purview Data Map / Unified Catalog (the data-governance side of Purview, historically "Azure Purview"). Purview builds a lineage graph by:

Scanning registered data sources into the Data Map so the assets exist as catalog entities.

Automatically capturing lineage reported by supported data-integration systems — **Azure Data

Factory, Azure Synapse pipelines, Azure Data Share, and Power BI** — as those systems   run copy/transform activities and push lineage to Purview.

Accepting custom lineage pushed through the Apache Atlas–compatible catalog REST API for

systems that don't report automatically (custom ETL, Spark/Hive via connectors, home-grown   pipelines).

Visualizing the result on each asset's Lineage tab in the Purview catalog — source → process

→ sink, hop by hop.

Everything is done with the Microsoft Purview portal, the Purview Data Map / Unified Catalog, and PowerShell/REST against the documented Azure Purview data-plane APIs (catalog/Atlas, scanning, collections) using `Connect-AzAccount` / `Get-AzAccessToken` — no third-party tooling and no credentials stored in code.

Scope boundary — this is lineage, built on the Data Map foundation. This solution configures and validates lineage capture and visualization. It assumes (or stands up just enough of) a Purview Data Map / Unified Catalog with the in-scope sources registered and scanned so assets exist to draw lineage between. Deep classification/label programs, DLP, retention/records, insider risk, and communication compliance are the subject of the other Purview solutions and are not duplicated here.

## Why this matters

Traceability is the governance gap. Without lineage, nobody can prove where a figure came from,

which reports break if a source changes, or which downstream consumers a data-quality issue touches.   That is both a compliance exposure and an operational risk.

Impact analysis becomes possible. Lineage turns "if we change this table, what breaks?" from a

guess into a graph you can read — upstream dependencies and downstream consumers, visible.

Automatic lineage is only automatic if the source is connected the right way. ADF, Synapse, and

Power BI report lineage to Purview only when connected and running against registered assets;   getting that connection right is most of the work, and it is easy to get subtly wrong.

Gaps must be found, not assumed. A lineage graph with silent holes is worse than none — you

trust it and it's wrong. This solution measures coverage so the gaps are explicit and closed   deliberately (custom lineage, additional scans) rather than discovered during an incident.

## How it works

Assess. Read the Purview account, its collections, the registered data sources, and the

scan status — and identify which sources produce lineage automatically (ADF/Synapse/Power BI)    vs. which will need custom lineage. Read-only, no changes.

Design. Map the lineage coverage you need: for each in-scope pipeline/source→report path,

decide how lineage is produced (automatic via a connection, or pushed via the Atlas API), and pick    a pilot scope (one collection / a couple of representative sources) to prove it on first.

Configure. Register the lineage-producing connections (e.g. connect ADF/Synapse/Power BI to

Purview), ensure the underlying assets are scanned into the Data Map, and — for sources that    don't self-report — push custom lineage through the catalog Atlas API. Writes are previewed with    -WhatIf before -Commit/-Apply.

Pilot (test scope). Prove lineage on the pilot scope first: run the pilot pipeline (or push

the pilot custom lineage), then confirm the lineage graph renders correctly for the pilot assets    before touching the rest of the estate. High-impact steps (connecting production sources, pushing    lineage) are always exercised on the pilot scope before expansion.

Validate. Query the lineage graph for named assets through the Atlas lineage endpoint, confirm

the upstream/downstream edges exist and are correct, and measure coverage (assets with    lineage vs. without).

Expand. Extend the same pattern to the remaining collections/sources, re-measuring coverage and

closing gaps until the in-scope estate is traceable.

## Where lineage comes from (the capture model)

| Source system | How lineage is captured | What you configure |
| --- | --- | --- |
| Azure Data Factory | Automatic — copy/data-flow activities report lineage to Purview | Connect the ADF account to Purview (Purview account → Data Map → Integration / connections, verify path) |
| Azure Synapse pipelines | Automatic — pipeline activities report lineage | Connect the Synapse workspace to Purview |
| Power BI | Automatic — datasets/reports report lineage on scan | Register + scan the Power BI tenant/workspaces into the Data Map |
| Azure Data Share | Automatic — share snapshots report lineage | Connect Data Share to Purview |
| Custom ETL / Spark / Hive / home-grown | Custom lineage pushed via the Atlas catalog REST API (/catalog/api/atlas/v2/…) | Push Process entities with inputs/outputs referencing scanned assets |

Lineage needs the endpoints to exist. An automatic-lineage edge only renders if both ends — the source asset and the sink asset — are registered/scanned into the Data Map (or referenced by qualified name). "Connect the pipeline" and "scan the stores" go together; one without the other produces a half-drawn graph.

## Naming convention (used in every doc and script)

Artifacts follow <Purpose> – DGLINE – <Stage> and are reused verbatim across the docs, scripts, and portal.

| Artifact | Name |
| --- | --- |
| Source + scan + lineage-capability inventory | Data Lineage Source Inventory – DGLINE – Discovery |
| Coverage/connection design (per source→report path) | Data Lineage Coverage Map – DGLINE – Design |
| Registered lineage connections + custom-lineage config | Data Lineage Connections – DGLINE – Configure |
| Lineage graph validation (upstream/downstream edges) | Data Lineage Validation – DGLINE – Validate |
| Lineage coverage report (with/without lineage) | Data Lineage Coverage – DGLINE – Report |
| Pilot scope (collection / pilot sources) | Data Lineage Pilot Scope – DGLINE – Stage1 |

## What you can control

Which collections and data sources are in scope for lineage.

How lineage is produced per path — automatic connection vs. custom lineage via the Atlas API.

The pilot scope used to prove lineage before expanding to the estate.

The coverage target (which source→report paths must be traceable) — the *business* target is set

with the data owners; you deliver the technical capability and the measured coverage against it.

## Limitations (be honest with buyers)

Purview Data Governance is separately provisioned and billed. Data lineage lives in the **Data

Map / Unified Catalog, which is an Azure-metered / consumption-based service (capacity units /   pay-as-you-go under an Azure subscription) — distinct from the Microsoft 365 E5 / E5 Compliance   capabilities. It requires a Purview (Data Governance) account and appropriate data-plane roles   (Collection admin / Data source admin / Data curator). Verify the current provisioning model,   pricing, and role model against Microsoft's documentation and your own tenant** — this area is   actively evolving (the classic Data Map and the new Unified Catalog experience).

Automatic lineage depends on the source and on Microsoft's connectors. Only supported systems

(ADF, Synapse, Data Share, Power BI, and Atlas-hook connectors) report lineage automatically, and   only for supported activities/asset types. Coverage for unsupported systems is achieved with   custom lineage via the Atlas API — real work, not automatic.

Lineage is not retroactive for runs before the connection existed. Automatic lineage is captured

as pipelines run after they are connected to Purview; historical runs are not back-filled. Connect   early.

API versions and portal paths evolve. The data-plane REST api-version values and portal

navigation change over time and differ across the classic vs. unified experience — every one is   cited as of authoring and flagged "verify in your tenant." No endpoint or path is invented.

Governance determinations are deferred. What lineage coverage is *required* for a given

regulatory/records obligation, and what the authoritative source of a data element *is*, are   decisions for the data-governance, records, privacy, and compliance functions — this solution   provides the technical capability, the graph, and the coverage evidence, not the determination.

## The standard deployment model

Assess the Data Map (sources, scans, lineage capability) → design the coverage/connection map → configure connections + scans + custom lineage (preview with -WhatIf first) → pilot on a small scope → validate the graph and coverage → expand across the estate. Pattern: Assess → Design → Configure → Pilot → Validate → Expand.

# 2. Requirements Guide — Data Lineage Implementation (Microsoft Purview)

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites are in global-requirements-purview.md (the six shared requirements: compliance/governance licensing, least-privilege Purview roles, the PowerShell + Graph/REST toolchain, in-scope data sources, compliance/records/privacy/legal stakeholders, and a pilot scope with change control) — those are referenced here, not repeated.

Read this first. Data lineage is a Microsoft Purview Data Map / Unified Catalog capability (the data-governance side), not a Microsoft 365 E5 compliance feature. Its prerequisites are a Purview (Data Governance) account, data-plane roles, and connected + scanned data sources — different from the compliance-side prerequisites. Everything below is cited as of authoring and flagged "verify in your tenant"; provisioning, pricing, roles, portal paths, and REST api-version values in this area are actively evolving. Nothing is invented.

## 2.1 A Microsoft Purview (Data Governance) account with the Data Map / Unified Catalog available

Description: A provisioned Microsoft Purview account (Data Map / Unified Catalog) under an Azure subscription, reachable at its data-plane endpoint https://<account>.purview.azure.com. Why: Lineage is a Data Map capability — assets, scans, and the lineage graph live in this account. Without it there is nothing to draw lineage in (extends Global Requirement 1 to the governance side). Verify: In the Purview portal confirm the account/catalog loads and the Data Map is present; DGLINE-ScopeHealth.ps1 confirms the account endpoint is reachable and a data-plane token is obtainable. Implement: Provision a Purview (Data Governance) account (Azure portal / Az.Purview) under change control. Verify the current provisioning model and pricing (Data Map is Azure-metered / consumption-based — capacity units / pay-as-you-go) against Microsoft's documentation before creating it.

## 2.2 Data-plane governance roles (least-privilege) on the collections in scope

Description: The least-privilege Purview data-plane roles the work needs, assigned at the collection scope: Collection admin (to register sources / manage collections), Data source admin (to register/scan sources and manage credentials), and Data curator (to read the catalog, edit assets, and read/edit lineage). Reserve broad/root-collection admin for the few setup actions (Global Requirement 2). Why: Purview Data Map uses collection-scoped roles distinct from the M365 compliance role groups; registering sources, running scans, and editing lineage each require the matching data-plane role at the right collection. Verify: Purview portal → Data Map → Collections → <collection> → Role assignments (verify path) shows your account in the required roles; DGLINE-ScopeHealth.ps1 reports the collections your token can enumerate. Implement: Assign the least-privilege data-plane roles at the pilot collection first, root-collection admin only where genuinely required, under change control.

## 2.3 PowerShell + Azure REST toolchain (Az + data-plane token)

Description: A workstation with the Az PowerShell modules (Az.Accounts, and Az.Purview for control-plane account operations), a modern-auth/MFA admin, and the ability to acquire a Purview data-plane token via Get-AzAccessToken -ResourceUrl 'https://purview.azure.net' for Invoke-RestMethod calls to the catalog/scanning APIs (Global Requirement 3). Why: The provided scripts read and (with -Commit) configure lineage through the documented Purview data-plane REST APIs, authenticated with an Azure AD token — no credentials in code. Verify: Get-Module -ListAvailable Az.Accounts, Az.Purview; Connect-AzAccount succeeds and Get-AzAccessToken -ResourceUrl 'https://purview.azure.net' returns a token. DGLINE-ScopeHealth.ps1 confirms connectivity. Implement: Install-Module Az.Accounts, Az.Purview -Scope CurrentUser; sign in with a modern-auth admin; verify the current data-plane resource URL / `api-version` values in Microsoft's docs.

## 2.4 In-scope data sources registered and scanned into the Data Map

Description: The data sources that make up each in-scope source→report path (e.g. Azure Data Lake / Blob, Azure SQL / Synapse SQL, Power BI) registered to a collection and scanned, so the assets exist as catalog entities to be lineage endpoints (Global Requirement 4). Why: A lineage edge only renders when both ends are known to the Data Map. Un-scanned sources produce half-drawn or missing lineage. Verify: Purview portal → Data Map → Data sources shows the sources registered with completed scans; DGLINE-Discovery.ps1 lists registered sources and last-scan status. Assets are searchable in the catalog. Implement: Register the sources to the in-scope collection and run (or schedule) scans; confirm the assets appear before expecting lineage between them.

## 2.5 Lineage-producing connections for the automatic sources

Description: The connections that make ADF / Synapse / Data Share / Power BI report lineage to Purview — the ADF/Synapse workspace connected to this Purview account, and the Power BI tenant/workspaces registered and scanned. Why: Automatic lineage is produced only when the integration system is connected to Purview and runs against registered assets; the connection is the switch that turns lineage on. Verify: Purview portal → Data Map → Integration runtimes / connections (verify path) shows the ADF/Synapse connection; a pipeline run subsequently shows a lineage edge on the affected asset. DGLINE-Discovery.ps1 flags which in-scope sources are lineage-capable and connected. Implement: Connect ADF/Synapse to Purview and register/scan Power BI, per the capture-model table in the Overview; verify the current connection path in your tenant (classic vs. unified experience differ).

## 2.6 A custom-lineage plan for sources that don't self-report

Description: For pipelines/systems not covered by an automatic connector (custom ETL, Spark/Hive without a supported hook, home-grown movers), a plan to push custom lineage via the Atlas catalog REST API (Process entities with inputs/outputs referencing scanned assets by qualified name). Why: Coverage of unsupported systems is achieved with custom lineage — it does not appear on its own; this is deliberate work, scoped in the Design step. Verify: The list of non-automatic paths is recorded in Data Lineage Coverage Map – DGLINE – Design; DGLINE-Configure.ps1 -WhatIf shows the Process entity it would push for a pilot path. Implement: Identify the qualified names of the source/sink assets and author the custom-lineage Process payloads; push them (pilot first) with DGLINE-Configure.ps1.

## 2.7 Data-governance stakeholders and the coverage target

Description: Engagement with the data-governance, records, privacy, and business-data owners (Global Requirement 5) who define which source→report paths must be traceable (the coverage target) and which source is authoritative for a data element. Why: The lineage program aligns to governance requirements, not technical convenience; what "fully traceable" means, and which regulatory/records obligation drives it, is the stakeholders' determination. Verify: Named owners and an agreed coverage target (the in-scope paths) are recorded. Implement: Identify the owners and capture the coverage target before configuring; you deliver the capability and the measured coverage, they own the target and the determination.

## 2.8 A pilot scope and change control

Description: A pilot scope (Data Lineage Pilot Scope – DGLINE – Stage1) — one collection or a couple of representative sources / one source→report path — and a change-control process, per Global Requirement 6. Why: Connecting production integration sources, running scans, and pushing lineage are high-impact; they are proven on the pilot scope before the estate. The model is Assess → Design → Configure → Pilot → Validate → Expand. Verify: The pilot scope is named and a change window/approval path exists. Implement: Define the pilot scope and agree change control before connecting production sources or pushing lineage tenant-wide.

__________________________________________________

## Checklist

Microsoft Purview (Data Governance) account provisioned; Data Map / Unified Catalog available (pricing/model verified)

Data-plane roles (Collection admin / Data source admin / Data curator) assigned least-privilege at the in-scope collections

Az.Accounts + Az.Purview installed; Connect-AzAccount and Get-AzAccessToken (purview.azure.net) succeed

In-scope sources registered and scanned into the Data Map (assets exist as lineage endpoints)

Lineage-producing connections in place for automatic sources (ADF / Synapse / Data Share / Power BI)

Custom-lineage plan recorded for non-automatic paths (Atlas Process entities)

Data-governance/business owners named; coverage target (in-scope paths) agreed

Data Lineage Pilot Scope – DGLINE – Stage1 defined; change control agreed

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — Data Lineage Implementation (Microsoft Purview)

Follow these steps in order. Work is done in the Microsoft Purview portal, the Data Map / Unified Catalog, and PowerShell/REST against the documented Azure Purview data-plane APIs (catalog/Atlas, scanning, collections) authenticated with Connect-AzAccount / Get-AzAccessToken -ResourceUrl 'https://purview.azure.net'. All writes are previewed with -WhatIf before -Commit/-Apply. Artifact names follow the <Purpose> – DGLINE – <Stage> convention from the Overview and are reused verbatim.

Model: Assess the Data Map, design the coverage/connection map, configure connections + scans + custom lineage, prove it on a pilot scope, validate the graph and coverage, then expand across the estate. Pattern: Assess → Design → Configure → Pilot → Validate → Expand.  Portal paths and REST api-version values are cited as of authoring and this area is actively evolving (classic Data Map vs. the unified Unified Catalog experience) — verify each in your own tenant. Data lineage is a Data Governance (Data Map) capability, separately provisioned and billed from E5 compliance (Requirement 2.1). Automatic lineage is captured only for runs after the connection exists — connect early; history is not back-filled.

## Step 1 — Assess the Data Map (Assess)

Open the Purview portal and confirm the account, the Data Map, and the Collections tree

load. Note the account data-plane endpoint https://<account>.purview.azure.com.

Run DGLINE-ScopeHealth.ps1 -Account <account>. Read-only, it confirms the account endpoint is

reachable, acquires a data-plane token (purview.azure.net), and lists the collections your    token can enumerate — establishing you have the data-plane roles to proceed.

Run DGLINE-Discovery.ps1 -Account <account> -CsvPath .\LineageDiscovery.csv. Read-only, it captures:

the registered data sources, their last-scan status, and — per source — whether it is    lineage-capable/connected (ADF/Synapse/Data Share/Power BI report automatically) or will need    custom lineage. It writes Data Lineage Source Inventory – DGLINE – Discovery.

Pass/fail: you have a complete inventory — for every in-scope source you can state "registered +

scanned" and "automatic lineage / needs custom lineage".

## Step 2 — Design the coverage/connection map (Design)

From the discovery output and the stakeholders' coverage target (Requirement 2.7), build

Data Lineage Coverage Map – DGLINE – Design: for each in-scope source→report path, record the    assets at each hop (by qualified name), and how lineage is produced — an automatic connection    (ADF/Synapse/Data Share/Power BI) or a custom `Process` pushed via the Atlas API.

Confirm each path's endpoints are (or will be) registered and scanned into the Data Map — a

lineage edge needs both ends known (Requirement 2.4). Flag any endpoint not yet scanned as a    prerequisite task.

Pick the pilot scope Data Lineage Pilot Scope – DGLINE – Stage1: one collection or a single

representative source→report path (ideally one automatic and one custom, to prove both mechanisms).

Pass/fail: every in-scope path has a defined lineage-production method and confirmed endpoints; a

pilot scope is named.

## Step 3 — Ensure the endpoints are scanned into the Data Map (Configure)

For each path endpoint not yet scanned, register the source to its collection and run a scan (Purview

portal → Data Map → Data sources → Register / New scan, verify path). Re-run    DGLINE-Discovery.ps1 and confirm completed scans.

Confirm the assets are searchable in the catalog (portal search, or the catalog search API surfaced

by DGLINE-Validate.ps1).

Pass/fail + rollback: every in-scope endpoint shows a completed scan and resolvable assets.

Rollback for a mis-registered source is to remove the scan/source in the portal — no lineage has    been drawn yet.

## Step 4 — Connect the automatic-lineage sources (Configure, pilot-first)

For the pilot path's automatic source, connect the integration system to this Purview account:

ADF/Synapse workspace → connect to Purview; Power BI → register + scan the tenant/workspaces (Purview    portal → Data Map → Integration / connections, verify path — classic vs. unified differ).

Run the pilot pipeline (or refresh the Power BI dataset) so the activity reports lineage.

Automatic lineage is captured on the run after the connection exists — a pre-existing run is not    back-filled.

Re-run DGLINE-Discovery.ps1 to confirm the connection is recognized. Record the connection in

Data Lineage Connections – DGLINE – Configure.

Pass/fail + rollback: the pilot pipeline run produces a lineage edge (validated in Step 6).

Rollback is to disconnect the integration source from Purview in the portal; no source data is    altered.

## Step 5 — Push custom lineage for non-automatic paths (Configure, pilot-first)

For the pilot's custom path, dry-run first:

DGLINE-Configure.ps1 -Account <account> -MapPath .\LineageMap.csv -WhatIf. With -WhatIf (the    default) it makes no changes — it prints the Atlas `Process` entity it would push (the    inputs/outputs qualified names, the process type/name) and flags any referenced asset it cannot    resolve in the catalog.

Read every line against Data Lineage Coverage Map – DGLINE – Design. Confirm the input/output

qualified names resolve to the intended scanned assets and no unintended entity would be created.

Apply to the pilot path only: `DGLINE-Configure.ps1 -Account <account> -MapPath .\LineageMap.csv

-Commit. It POSTs the Process entity to the catalog /catalog/api/atlas/v2/entity (or    /lineage) endpoint (verify api-version), creating the lineage relationship. Updates    Data Lineage Connections – DGLINE – Configure`.

Pass/fail + rollback: the pilot custom-lineage Process is created and renders (Step 6). Rollback

is to delete the pushed `Process` entity by GUID (the script prints the created GUID and the exact    reverse DELETE call) — only the lineage entity is removed, never the underlying data assets.

## Step 6 — Validate the pilot lineage graph (Pilot → Validate)

Run DGLINE-Validate.ps1 -Account <account> -Asset '<qualified-name>' for a pilot sink asset.

Read-only, it queries the Atlas lineage endpoint (/catalog/api/atlas/v2/lineage/…, verify    api-version) and reports the upstream and downstream entities and the edge count.

In the portal, open the pilot asset's Lineage tab and confirm the graph matches — source →

process → sink, correct hops.

Have a data owner confirm the pilot path's lineage is correct (right sources, right consumers) —

not just present. Pass/fail: the pilot path's lineage renders and is confirmed accurate by the    owner; complete the relevant Testing Guide gates on the pilot scope before expanding.

## Step 7 — Measure coverage (Validate)

Run DGLINE-Report.ps1 -Account <account> -CsvPath .\LineageCoverage.csv. Read-only, it enumerates

the in-scope assets and reports coverage — assets with lineage vs. without, per collection    / source — and the last-scan status. It writes Data Lineage Coverage – DGLINE – Report.

Compare coverage against the stakeholders' target (Requirement 2.7). Every gap is an explicit

follow-up (a missing scan, a missing connection, or a custom-lineage Process to push) — not a    silent hole.

Pass/fail: a dated coverage report exists; each gap is recorded as a named follow-up item.

## Step 8 — Expand across the estate (Expand)

Repeat Steps 3–7 for the remaining in-scope collections/sources: scan the endpoints, connect the

automatic sources (-WhatIf → run the pipeline), push custom lineage (-WhatIf → -Commit), then    validate and re-measure coverage.

Re-run DGLINE-Report.ps1 after each wave and drive coverage toward the target, closing gaps

deliberately.

**Determinations about what coverage is *required* (regulatory/records) and which source is

authoritative remain the governance team's — you deliver the capability, the graph, and the    measured coverage. Hand off any classification/label/DLP/retention work to the dedicated Purview    solutions; this solution delivers lineage**.

__________________________________________________

### Order of operations

Assess Data Map (sources, scans, lineage capability) → Design coverage/connection map + pilot scope → Scan endpoints into the Data Map → Connect automatic sources (pilot; run the pipeline) → Push custom lineage (-WhatIf → -Commit, pilot) → Validate the pilot graph → Measure coverage → Expand across the estate, re-measuring coverage

# 5. Testing Guide — Data Lineage Implementation (Microsoft Purview)

Run after each configuration step. Every test is safe (read-only or a -WhatIf preview). Validate on the Data Lineage Pilot Scope – DGLINE – Stage1 before expanding to the estate.

## Test 1 — Data-plane access and account reachability

Do: Run DGLINE-ScopeHealth.ps1 -Account <account>. Expected: The account endpoint https://<account>.purview.azure.com is reachable, a purview.azure.net data-plane token is acquired, and the collections you have roles on are listed — confirming the least-privilege data-plane roles are in place.

## Test 2 — Source + scan + lineage-capability inventory is complete

Do: Run DGLINE-Discovery.ps1 -Account <account>; compare against Data Map → Data sources in the portal. Expected: Every in-scope source is listed with its last-scan status, and each is correctly flagged automatic lineage (connected) or needs custom lineage — matching what the portal shows.

## Test 3 — Endpoints are scanned (assets exist as lineage endpoints)

Do: For a pilot path, search the pilot source/sink assets in the portal catalog (or via DGLINE-Validate.ps1, which resolves them by qualified name). Expected: Both endpoints resolve to scanned catalog assets with a completed scan — the prerequisite for any lineage edge between them is satisfied.

## Test 4 — Custom-lineage dry-run makes no changes

Do: Run DGLINE-Configure.ps1 -Account <account> -MapPath .\LineageMap.csv -WhatIf; afterward query the pilot sink asset's lineage with DGLINE-Validate.ps1. Expected: The dry-run prints the exact Atlas `Process` it would push (inputs/outputs qualified names) and flags any unresolved asset; the lineage graph is unchanged — -WhatIf truly changed nothing.

## Test 5 — Automatic lineage appears after a pilot pipeline run

Do: With the pilot ADF/Synapse source connected to Purview, run the pilot pipeline, then run DGLINE-Validate.ps1 -Account <account> -Asset '<pilot sink qualified name>'. Expected: The lineage query returns an upstream edge from the pilot source (produced by the pipeline run), and the asset's Lineage tab in the portal renders source → process → sink. (Allow for processing delay after the run.)

## Test 6 — Custom lineage renders after -Commit

Do: After DGLINE-Configure.ps1 … -Commit on the pilot custom path, run DGLINE-Validate.ps1 -Account <account> -Asset '<pilot sink qualified name>' and open the Lineage tab. Expected: The pushed Process entity appears as a lineage node with the intended inputs/outputs; the graph matches Data Lineage Coverage Map – DGLINE – Design. The script reported the created GUID (for rollback).

## Test 7 — Lineage is correct, not just present

Do: With a data owner, walk the pilot path's lineage graph end to end. Expected: The upstream sources and downstream consumers are accurate (right authoritative source, no missing or spurious hops) — confirmed by the owner, not just rendered.

## Test 8 — Coverage report reflects the estate

Do: Run DGLINE-Report.ps1 -Account <account> -CsvPath .\LineageCoverage.csv; review Data Lineage Coverage – DGLINE – Report. Expected: The report accurately splits in-scope assets into with-lineage vs. without-lineage per collection/source, and each without-lineage item corresponds to a real gap (missing scan, missing connection, or a custom-lineage Process still to push) recorded as a follow-up.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Pilot pass | Tests 1–7 pass on Data Lineage Pilot Scope – DGLINE – Stage1: data-plane access confirmed, inventory complete, endpoints scanned, -WhatIf inert, automatic + custom lineage render, and the pilot graph is confirmed accurate by an owner |
| Expand pass | Test 8 passes across each expansion wave — coverage measured against the target, every gap recorded as a named follow-up — with automatic/custom lineage continuing to render as sources are added |

# 6. Troubleshooting Guide — Data Lineage Implementation (Microsoft Purview)

Field issues and how to resolve them, in the order you are likely to hit them. Every check here is safe (read-only or a -WhatIf preview).

## The Data Map / lineage capability isn't there, or the account won't provision

Symptom: No Data Map in the portal, or you can't create a Purview (Data Governance) account, or lineage features are absent. Cause: Data lineage is a Data Governance (Data Map / Unified Catalog) capability — separately provisioned and Azure-metered (capacity units / consumption), distinct from Microsoft 365 E5 / E5 Compliance. Without a provisioned Purview account there is nothing to draw lineage in; and the classic Data Map vs. the newer unified experience differ. Fix: Provision a Purview (Data Governance) account under an Azure subscription. Verify the current provisioning model, pricing, and which experience your tenant is on against Microsoft's documentation — this area is actively evolving. DGLINE-ScopeHealth.ps1 confirms once the account exists and is reachable.

## `Get-AzAccessToken` / data-plane calls return 401 / 403

Symptom: Connect-AzAccount succeeds but a REST call to …purview.azure.com is unauthorized, or collections don't enumerate. Cause: No data-plane role at the collection scope (Collection admin / Data source admin / Data curator), or the wrong data-plane resource URL was used for the token. Fix: Assign the least-privilege data-plane role at the in-scope collection (Purview portal → Data Map → Collections → Role assignments, verify path). Confirm the token resource is the current Purview data-plane resource (https://purview.azure.net as of authoring — verify in your tenant). Re-run DGLINE-ScopeHealth.ps1. Control-plane (Azure RBAC on the account) is not the same as data-plane (collection) roles.

## A REST call returns 404 / "api-version not supported"

Symptom: A scanning/catalog/lineage endpoint returns 404 or an api-version error. Cause: The api-version value or the endpoint path has changed — the Data Governance data-plane APIs evolve, and the classic vs. unified experiences expose different surfaces. Fix: Every api-version in the scripts is a placeholder cited as of authoring — override it with the -…ApiVer parameter using the current value from Microsoft's REST documentation for your tenant. Do not assume the path is wrong before checking the api-version.

## Lineage isn't appearing after connecting ADF/Synapse/Power BI

Symptom: The integration source is connected to Purview but the asset's Lineage tab is empty. Cause (most common): Automatic lineage is captured only on runs that happen after the connection exists — a pipeline that ran before you connected it is not back-filled. Or the source/sink stores aren't scanned, so there's no asset to attach the edge to. Or there's simple processing delay. Fix: Run the pipeline again after connecting, and ensure both the source and sink stores are registered and scanned into the Data Map (Requirement 2.4). Re-run DGLINE-Validate.ps1 -Asset '<sink qualified name>'. Connect early — this is why the Requirements and Best Practices insist on it.

## Custom-lineage push flags an asset as "not resolvable"

Symptom: DGLINE-Configure.ps1 -WhatIf prints [WARN] input/output asset not resolvable in catalog. Cause: The InputQualifiedName / OutputQualifiedName doesn't match a scanned asset — usually a hand-typed path, a casing/format difference, or the asset was never scanned. Fix: Use the canonical qualified name from a scan (copy it from the catalog / from DGLINE-Validate.ps1 output), not a hand-built path. Scan the endpoint first if it isn't in the Data Map. Re-run -WhatIf until both ends resolve, then -Commit.

## `DGLINE-Configure.ps1 -Commit` created lineage in the wrong place

Symptom: A custom-lineage Process points at the wrong asset. Cause: A wrong qualified name in the coverage-map CSV. Fix: The script printed the created GUID and the exact reverse DELETE call — run it to remove only that Process entity (it never deletes underlying data assets). Correct the CSV and re-push. This is why every push is dry-run (-WhatIf) and reviewed against Data Lineage Coverage Map – DGLINE – Design first.

## Lineage renders but points at the wrong source ("confident wrong answer")

Symptom: The graph is present but a data owner says the upstream source or downstream consumer is wrong. Cause: The automatic connector captured a path you didn't expect, or a custom Process referenced the wrong endpoint — presence is not correctness. Fix: Walk the graph with the data owner (Testing Guide Test 7). Remove/repair the offending edge (delete the wrong custom Process by GUID, or correct the connection scope) and re-validate. Never sign off lineage on presence alone.

## Coverage report shows many assets "without lineage"

Symptom: DGLINE-Report.ps1 reports low coverage. Cause: Expected — assets legitimately have no lineage until a source is connected or custom lineage is pushed; or the endpoints aren't scanned; or the report's search scope is too broad (assets not actually in your traceability target). Fix: Treat each without-lineage asset as a named follow-up (scan the endpoint, connect the source, or push a custom Process). Narrow the report with -Keyword/-Limit to the in-scope estate so coverage is measured against the governance target, not the whole catalog. Coverage is closed deliberately, not assumed.

## Scan shows failed / no runs for a source

Symptom: DGLINE-Discovery.ps1 reports no runs / failed / not readable for a source. Cause: The source was registered but never scanned, the scan credential/integration runtime is misconfigured, or your role can't read the scan history. Fix: Run (or fix) the scan in the portal (Data Map → Data sources → New scan, verify path); confirm the scan credential and integration runtime; ensure you hold Data source admin on the collection. Re-run DGLINE-Discovery.ps1 and confirm a completed scan before expecting lineage.

__________________________________________________

### When to stop and escalate

The Data Governance account/pricing model or which experience (classic Data Map vs. unified

Unified Catalog) your tenant is on is unclear → verify against Microsoft's current documentation and   your Azure subscription before provisioning or assuming an API surface; do not invent an endpoint.

A determination is being asked of you — which lineage coverage is *required* for a regulatory/records

obligation, or which source is *authoritative* for a data element → escalate to data governance,   records, privacy, or legal. This solution provides the graph and the coverage evidence, never the   determination.

A portal path or REST api-version in this guide doesn't match your tenant → this area is actively

evolving; verify the current path/version in your tenant before concluding the *step* is wrong.

# 7. Best Practices — Data Lineage Implementation (Microsoft Purview)

Connect the integration sources early — lineage is not retroactive. Automatic lineage (ADF,

Synapse, Data Share, Power BI) is captured only on runs after the source is connected to Purview;   historical runs are never back-filled. Connect first, then run — a pipeline that ran before the   connection leaves a permanent hole.

Scan both ends before expecting an edge. A lineage edge only renders when both the source and

the sink asset are known to the Data Map (scanned, or referenced by qualified name). "Connect the   pipeline" and "scan the stores" are one task, not two — half of it produces a half-drawn graph.

Always dry-run custom lineage. Run DGLINE-Configure.ps1 -WhatIf and read the Process payload —

the input/output qualified names — before -Commit; the script prints the created GUID and the exact   reverse DELETE so removing a wrong Process is trivial and never touches the underlying data.

Prove both mechanisms on the pilot scope first. Pick a pilot that exercises one automatic and

one custom path, so you validate the connector *and* the Atlas push before touching the estate.   Lineage is cheap to fix on one path and expensive to unpick tenant-wide.

Measure coverage — a graph with silent holes is a liability. Run DGLINE-Report.ps1 and treat

every without-lineage asset as an explicit follow-up (missing scan, missing connection, or a Process   to push). Trusting an incomplete lineage graph during an incident is worse than knowing it's   incomplete.

Validate correctness, not just presence. Have a data owner confirm the graph shows the right

sources and consumers. A lineage edge that renders but points at the wrong authoritative source is a   confident wrong answer.

Reference assets by stable qualified names. Custom-lineage Process entities reference their

inputs/outputs by qualified name — use the catalog's canonical qualified names (from a scan), not   hand-typed paths, so the edge binds to the real asset and survives re-scans.

Keep data-plane roles least-privilege and collection-scoped. Assign Data source admin / Data

curator at the collection in scope, not root-collection admin for everyone; the Data Map role model   is collection-scoped for a reason.

Treat portal paths and REST `api-version` values as provisional. The Data Governance area is

actively evolving (classic Data Map vs. the unified Unified Catalog experience) — verify each portal   path and every api-version in your tenant against Microsoft's current docs rather than trusting a   value from last quarter.

Deliver the capability; defer the determination. What lineage coverage is *required* for a

regulatory/records obligation, and which source is *authoritative* for a data element, are decisions   for data governance, records, privacy, and compliance. You provide the graph and the measured   coverage — they own the target.

# 8. Deliverables Summary — Data Lineage Implementation (Microsoft Purview)

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | Data lineage in the Purview Data Map / Unified Catalog, the capture model (automatic connectors vs. custom Atlas lineage), the Assess→Design→Configure→Pilot→Validate→Expand approach, limitations, and the naming convention |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing (Purview Data Governance account, data-plane roles, Az + REST toolchain, registered+scanned sources, connections, custom-lineage plan) |
| Global Requirements (Purview) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered portal + PowerShell/REST steps (assess the Data Map, design the coverage/connection map, scan endpoints, connect automatic sources pilot-first, push custom lineage -WhatIf→-Commit, validate the graph, measure coverage, expand) |
| 5. Testing Guide | Validation procedures with pass/fail gates |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| DGLINE-Discovery.ps1 | Read-only discovery: enumerates registered data sources, their last-scan status, and per source whether it is lineage-capable/connected (ADF/Synapse/Data Share/Power BI) or needs custom lineage. Writes Data Lineage Source Inventory – DGLINE – Discovery |
| DGLINE-Configure.ps1 | Custom-lineage configuration/remediation helper: pushes Atlas Process entities (inputs/outputs by qualified name) to the catalog data-plane API from a coverage-map CSV; `-WhatIf` by default, -Commit to apply; prints the created GUID and the reverse DELETE for each push |
| DGLINE-Validate.ps1 | Read-only lineage validation: resolves an asset by qualified name and queries the Atlas lineage endpoint, reporting the upstream/downstream entities and edge count for a named asset |
| DGLINE-Report.ps1 | Read-only coverage report: enumerates in-scope assets and reports with-lineage vs. without-lineage per collection/source plus last-scan status. Writes Data Lineage Coverage – DGLINE – Report |
| DGLINE-ScopeHealth.ps1 | Read-only scope/health helper: confirms the account endpoint is reachable, acquires a purview.azure.net data-plane token, and lists the collections the token can enumerate |

All scripts are safe by default — read-only, or a -WhatIf preview requiring an explicit -Commit to change anything. No credentials or secrets are stored in code; every script uses interactive modern-auth (Connect-AzAccount) and a short-lived Azure AD data-plane token (Get-AzAccessToken -ResourceUrl 'https://purview.azure.net'). REST api-version values and portal paths are cited as of authoring — verify against your tenant.

## What the buyer receives

This implementation guide as a Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process following the model: Assess → Design → Configure → Pilot → Validate → Expand.

## Outcome

Data lineage implemented in Microsoft Purview — in-scope sources registered and scanned, automatic lineage flowing from the connected integration systems, custom lineage pushed for the systems that don't self-report, the graph validated for correctness on a pilot scope, and coverage measured against the governance target — so that, for the in-scope estate, data can be traced from source to report and back, defensibly. Regulatory/records determinations and the authoritative-source designation are deferred to the data-governance, records, privacy, and legal functions.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## DGLINE-Configure.ps1

Purpose: For source->report paths not covered by an automatic connector, creates CUSTOM lineage by pushing Apache Atlas "Process" entities (inputs/outputs referenced by qualified name) to the Purview catalog data-plane API, from a coverage-map CSV. SAFE BY DEFAULT: -WhatIf previews the exact payload and makes no changes; -Commit applies. Prints the created GUID and the reverse DELETE for rollback. Stores no secrets. HOW TO RUN Preview (default, no changes): powershell -File .\DGLINE-Configure.ps1 -Account <acct> -MapPath .\LineageMap.csv -WhatIf Apply (pilot path first): powershell -File .\DGLINE-Configure.ps1 -Account <acct> -MapPath .\LineageMap.csv -Commit MapPath CSV columns: ProcessName,ProcessType,InputQualifiedName,InputType,OutputQualifiedName,OutputType PowerShell 5.1+ or 7+. Requires Az.Accounts. Data curator role on the in-scope collection. EXPECTED RESULTS -WhatIf prints one Atlas Process payload per row and flags unresolved assets, changing nothing. -Commit creates each Process and prints its GUID + the reverse DELETE. PASS = pilot lineage renders (validate with DGLINE-Validate.ps1) and can be removed via the printed reverse command. .NOTES Purview — Data Lineage Implementation (DGLINE). Write-gated by -Commit; -WhatIf default. No secrets in code. Atlas entity/lineage endpoints + api-version are cited as of authoring and evolving — verify in your tenant. Never deletes underlying data assets — only the Process (lineage) entities this script created. > [CmdletBinding(SupportsShouldProcess, ConfirmImpact='High')] param( [Parameter(Mandatory)][string]$Account, [Parameter(Mandatory)][string]$MapPath, [switch]$Commit, [string]$ResourceUrl   = 'https://purview.azure.net', [string]$CatalogApiVer = '2022-03-01-preview', [string]$ReportName    = 'Data Lineage Connections - DGLINE - Configure' )

How to run: Preview (default, no changes): powershell -File .\DGLINE-Configure.ps1 -Account <acct> -MapPath .\LineageMap.csv -WhatIf Apply (pilot path first): powershell -File .\DGLINE-Configure.ps1 -Account <acct> -MapPath .\LineageMap.csv -Commit MapPath CSV columns: ProcessName,ProcessType,InputQualifiedName,InputType,OutputQualifiedName,OutputType PowerShell 5.1+ or 7+. Requires Az.Accounts. Data curator role on the in-scope collection. EXPECTED RESULTS -WhatIf prints one Atlas Process payload per row and flags unresolved assets, changing nothing. -Commit creates each Process and prints its GUID + the reverse DELETE. PASS = pilot lineage renders (validate with DGLINE-Validate.ps1) and can be removed via the printed reverse command. .NOTES Purview — Data Lineage Implementation (DGLINE). Write-gated by -Commit; -WhatIf default. No secrets in code. Atlas entity/lineage endpoints + api-version are cited as of authoring and evolving — verify in your tenant. Never deletes underlying data assets — only the Process (lineage) entities this script created. > [CmdletBinding(SupportsShouldProcess, ConfirmImpact='High')] param( [Parameter(Mandatory)][string]$Account, [Parameter(Mandatory)][string]$MapPath, [switch]$Commit, [string]$ResourceUrl   = 'https://purview.azure.net', [string]$CatalogApiVer = '2022-03-01-preview', [string]$ReportName    = 'Data Lineage Connections - DGLINE - Configure' )

## DGLINE-Discovery.ps1

Purpose: Enumerates the registered data sources in the Microsoft Purview Data Map, reports each source's last-scan status, and flags — per source — whether it produces lineage AUTOMATICALLY (Azure Data Factory, Synapse, Data Share, Power BI) or will need CUSTOM lineage pushed via the Atlas API. Read-only. Makes no changes. Writes the export "Data Lineage Source Inventory - DGLINE - Discovery". HOW TO RUN powershell -ExecutionPolicy Bypass -File .\DGLINE-Discovery.ps1 -Account <purview-account-name> -CsvPath .\LineageDiscovery.csv PowerShell 5.1+ or 7+. Requires Az.Accounts (Connect-AzAccount). Uses the Purview data-plane scanning API. Read data-plane role (Data source admin / Data reader) on the in-scope collections. EXPECTED RESULTS A table of sources with kind, last-scan status, and lineage capability, plus an optional CSV. PASS = every in-scope source is listed as "registered + scanned" with automatic/custom flagged. .NOTES Purview — Data Lineage Implementation (DGLINE). Read-only. No secrets in code. Data lineage is a Data Map / Unified Catalog capability; source kinds, portal paths, and REST api-version values are evolving — verify against your tenant. api-version below is a placeholder. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$Account, [string]$CsvPath, [string]$ResourceUrl  = 'https://purview.azure.net', [string]$ScanApiVer   = '2022-02-01-preview', [string]$ReportName   = 'Data Lineage Source Inventory - DGLINE - Discovery' )

How to run: powershell -ExecutionPolicy Bypass -File .\DGLINE-Discovery.ps1 -Account <purview-account-name> -CsvPath .\LineageDiscovery.csv PowerShell 5.1+ or 7+. Requires Az.Accounts (Connect-AzAccount). Uses the Purview data-plane scanning API. Read data-plane role (Data source admin / Data reader) on the in-scope collections. EXPECTED RESULTS A table of sources with kind, last-scan status, and lineage capability, plus an optional CSV. PASS = every in-scope source is listed as "registered + scanned" with automatic/custom flagged. .NOTES Purview — Data Lineage Implementation (DGLINE). Read-only. No secrets in code. Data lineage is a Data Map / Unified Catalog capability; source kinds, portal paths, and REST api-version values are evolving — verify against your tenant. api-version below is a placeholder. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$Account, [string]$CsvPath, [string]$ResourceUrl  = 'https://purview.azure.net', [string]$ScanApiVer   = '2022-02-01-preview', [string]$ReportName   = 'Data Lineage Source Inventory - DGLINE - Discovery' )

## DGLINE-Report.ps1

Purpose: Enumerates the in-scope catalog assets (optionally filtered by keyword/collection) and reports lineage COVERAGE — how many assets have at least one lineage edge vs. none — so gaps are explicit and can be closed deliberately (missing scan, missing connection, or a custom Process to push). Read-only. Makes no changes. Writes "Data Lineage Coverage - DGLINE - Report". HOW TO RUN powershell -File .\DGLINE-Report.ps1 -Account <acct> [-Keyword '<filter>'] [-Limit 200] -CsvPath .\LineageCoverage.csv PowerShell 5.1+ or 7+. Requires Az.Accounts. Data curator/reader role on the in-scope collection. EXPECTED RESULTS A per-asset table (asset, type, has-lineage) and a summary (with-lineage / without-lineage counts), plus an optional CSV. PASS = a dated coverage snapshot exists and each without-lineage asset is a known follow-up item. .NOTES Purview — Data Lineage Implementation (DGLINE). Read-only. No secrets in code. Catalog search + Atlas lineage endpoints + api-version are cited as of authoring and evolving — verify in your tenant. Coverage is measured against the governance team's target; they own which paths MUST be traceable. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$Account, [string]$Keyword = '*', [int]$Limit = 200, [string]$CsvPath, [string]$ResourceUrl   = 'https://purview.azure.net', [string]$CatalogApiVer = '2022-03-01-preview', [string]$ReportName    = 'Data Lineage Coverage - DGLINE - Report' )

How to run: powershell -File .\DGLINE-Report.ps1 -Account <acct> [-Keyword '<filter>'] [-Limit 200] -CsvPath .\LineageCoverage.csv PowerShell 5.1+ or 7+. Requires Az.Accounts. Data curator/reader role on the in-scope collection. EXPECTED RESULTS A per-asset table (asset, type, has-lineage) and a summary (with-lineage / without-lineage counts), plus an optional CSV. PASS = a dated coverage snapshot exists and each without-lineage asset is a known follow-up item. .NOTES Purview — Data Lineage Implementation (DGLINE). Read-only. No secrets in code. Catalog search + Atlas lineage endpoints + api-version are cited as of authoring and evolving — verify in your tenant. Coverage is measured against the governance team's target; they own which paths MUST be traceable. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$Account, [string]$Keyword = '*', [int]$Limit = 200, [string]$CsvPath, [string]$ResourceUrl   = 'https://purview.azure.net', [string]$CatalogApiVer = '2022-03-01-preview', [string]$ReportName    = 'Data Lineage Coverage - DGLINE - Report' )

## DGLINE-ScopeHealth.ps1

Purpose: Confirms the Microsoft Purview (Data Governance) account is reachable at its data-plane endpoint, acquires a short-lived Azure AD data-plane token, and lists the collections the signed-in identity can enumerate — establishing you hold the least-privilege data-plane roles before doing lineage work. Read-only. Makes no changes. Stores no secrets. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\DGLINE-ScopeHealth.ps1 -Account <purview-account-name> PowerShell 5.1+ or 7+. Requires Az.Accounts (Connect-AzAccount). Uses the Purview data-plane resource https://purview.azure.net. Data-plane roles: Collection admin / Data source admin / Data curator. EXPECTED RESULTS The account endpoint responds, a data-plane token is acquired, and the enumerable collections are listed. PASS = endpoint reachable + token acquired + at least the in-scope collection listed. .NOTES Purview — Data Lineage Implementation (DGLINE). Read-only. No secrets in code. Data lineage is a Data Map / Unified Catalog capability; provisioning, roles, portal paths, and REST api-version values are evolving — verify against your tenant. api-version values below are placeholders. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$Account, Verify the current data-plane resource URL and api-version in Microsoft's documentation for your tenant. [string]$ResourceUrl   = 'https://purview.azure.net', [string]$AccountApiVer = '2019-11-01-preview' )

How to run: powershell -ExecutionPolicy Bypass -File .\DGLINE-ScopeHealth.ps1 -Account <purview-account-name> PowerShell 5.1+ or 7+. Requires Az.Accounts (Connect-AzAccount). Uses the Purview data-plane resource https://purview.azure.net. Data-plane roles: Collection admin / Data source admin / Data curator. EXPECTED RESULTS The account endpoint responds, a data-plane token is acquired, and the enumerable collections are listed. PASS = endpoint reachable + token acquired + at least the in-scope collection listed. .NOTES Purview — Data Lineage Implementation (DGLINE). Read-only. No secrets in code. Data lineage is a Data Map / Unified Catalog capability; provisioning, roles, portal paths, and REST api-version values are evolving — verify against your tenant. api-version values below are placeholders. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$Account, Verify the current data-plane resource URL and api-version in Microsoft's documentation for your tenant. [string]$ResourceUrl   = 'https://purview.azure.net', [string]$AccountApiVer = '2019-11-01-preview' )

## DGLINE-Validate.ps1

Purpose: Resolves an asset by qualified name and queries the Purview catalog Atlas LINEAGE endpoint, reporting the upstream and downstream related entities and the edge count for that asset — so you can confirm a lineage path renders (and is correct) after connecting a source or pushing custom lineage. Read-only. Makes no changes. Stores no secrets. HOW TO RUN powershell -File .\DGLINE-Validate.ps1 -Account <acct> -Asset '<qualified-name>' [-Depth 3] PowerShell 5.1+ or 7+. Requires Az.Accounts. Data curator/reader role on the in-scope collection. EXPECTED RESULTS The asset's GUID, plus tables of upstream and downstream related entities and the total edge count. PASS = the expected upstream source(s) and downstream consumer(s) are listed (verify correctness with a data owner — presence alone is not correctness). .NOTES Purview — Data Lineage Implementation (DGLINE). Read-only. No secrets in code. Catalog search + Atlas lineage endpoints + api-version are cited as of authoring and evolving — verify in your tenant. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$Account, [Parameter(Mandatory)][string]$Asset, [int]$Depth = 3, [string]$ResourceUrl   = 'https://purview.azure.net', [string]$CatalogApiVer = '2022-03-01-preview' )

How to run: powershell -File .\DGLINE-Validate.ps1 -Account <acct> -Asset '<qualified-name>' [-Depth 3] PowerShell 5.1+ or 7+. Requires Az.Accounts. Data curator/reader role on the in-scope collection. EXPECTED RESULTS The asset's GUID, plus tables of upstream and downstream related entities and the total edge count. PASS = the expected upstream source(s) and downstream consumer(s) are listed (verify correctness with a data owner — presence alone is not correctness). .NOTES Purview — Data Lineage Implementation (DGLINE). Read-only. No secrets in code. Catalog search + Atlas lineage endpoints + api-version are cited as of authoring and evolving — verify in your tenant. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$Account, [Parameter(Mandatory)][string]$Asset, [int]$Depth = 3, [string]$ResourceUrl   = 'https://purview.azure.net', [string]$CatalogApiVer = '2022-03-01-preview' )