Disposition Review Program — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary

At the end of a retention period, content in Microsoft 365 is either deleted automatically or held for a human to review first. Automatic deletion is blind: nothing confirms the content is truly out of obligation, nothing records why it was disposed, and there is no proof for an auditor or regulator that the deletion was deliberate and authorised. That gap is a compliance and data-risk exposure. This solution stands up a disposition review program in Microsoft Purview — a multi-stage review workflow with named reviewers, strict role separation, and a defensible proof-of-disposal evidence trail — so content is reviewed, not blindly deleted, and every disposal is accountable and provable.

Outcome. Retention labels configured with disposition review so expiring content routes to a reviewer instead of deleting automatically; single-stage review where one authority suffices and multi-stage review (e.g. records → compliance → legal) where accountability requires sequential sign-offs, with disposal occurring only after the final stage approves; reviewers wired with the Disposition Management permission — and nothing more — so the person disposing content is not the person who set the schedule; and, at the end of each cycle, a retained disposition record / proof of disposal plus audit events showing what was disposed, by whom, and when. Blind deletion becomes governed, evidenced, defensible disposal.

Approach. The work is deliberately narrow — it implements the review layer on top of retention labels and defers the retention schedule and records/legal determinations (which categories require review, how many stages, who reviews, and every disposition decision) to the organisation's records, compliance, and legal functions and to the org-wide Data Lifecycle & Records Management product, which it references rather than rebuilds. Reviewers approve dispositions in the Microsoft Purview portal; the tooling configures, validates, and reports on the program but never approves, extends, or deletes on a reviewer's behalf. Delivery follows a disciplined, pilot-first model — Assess → Design → Configure → Pilot → Validate → Expand — proving a complete review-and-dispose cycle, including its proof of disposal, on a bounded pilot scope with short-duration disposable test content before any production content is governed. Five PowerShell tools (Security & Compliance PowerShell and Graph) handle posture assessment, disposition-label configuration, reviewer-permission wiring, and evidence reporting — read-only or dry-run (-WhatIf) by default, with no credentials in code.

Why it is low-risk. Permanent disposal is irreversible and role separation is a compliance control, so nothing governs production content until a full cycle is proven on disposable test content. Assessment is read-only and surfaces the exact gap this program closes (labels that auto-delete where review is required); configuration is staged and pilot-scoped; reviewers are least-privileged into Disposition Management; and the one irreversible action — a completed disposition — is explicitly flagged no-rollback, exercised only on test content in pilot, and left as the reviewer's (records/legal) determination in production. Plan- and cloud-dependent behaviour (multi-stage review availability, the multi-stage property shape, Government-cloud portal paths) is flagged for tenant verification rather than assumed. The result: content reviewed before permanent deletion, disposal made accountable and provable — a compliance gap turned into evidenced, defensible disposition.

# 1. Solution Overview — Disposition Review Program (Microsoft Purview)

## What this solution is

At the end of a retention period, content in Microsoft 365 is either deleted automatically or held for a human to review first. Automatic deletion is efficient but blind: nothing confirms the content is truly out of obligation, nothing records *why* it was disposed, and there is no proof for an auditor or regulator that the deletion was deliberate and authorised. Disposition review is the control that turns "delete on expiry" into a governed, evidenced decision — one or more named reviewers examine each expiring item and approve permanent deletion, extend retention, or relabel it, and Microsoft Purview keeps a proof of disposal for what was disposed, by whom, and when.

This solution is a repeatable, pilot-first method to stand up a multi-stage disposition review program in Microsoft Purview: retention labels configured with single- and multi-stage disposition review, named reviewer stages with strict role separation, the Disposition Management permission wired so reviewers can act, a working evidence/proof trail, and a validated defensible disposal outcome — piloted on a bounded scope and proven against explicit pass/fail gates before it governs real content.

## Scope: the review workflow, not the retention schedule

This product is deliberately narrow. It implements the disposition-review layer — the reviewer stages, the permission model, the evidence, and the defensible-disposal proof — on top of retention labels. It does not re-author the organisation's broader retention/records program:

The retention schedule is an input, not built here. *Which* content is retained, for *how long*,

and *whether* a category ends in review or automatic disposal are determined by the organisation's   records-management, compliance, privacy, and legal functions and are typically implemented by the   org-wide Data Lifecycle & Records Management product. This solution takes those labels/categories as   given and adds (or verifies) the disposition-review behaviour on them.

The disposition decision itself is deferred. This solution delivers the *method* by which a reviewer

approves, extends, or relabels — and the evidence of that action — but whether a specific item should   be deleted, kept, or held is the reviewer's (records/legal) determination, never a technical default and   never made by a script.

Legal holds / eDiscovery preservation override disposition and belong to legal/eDiscovery — content

under hold is not disposed; this solution respects that boundary and does not manage holds.

Where retention-label, policy, event-based-retention, records-declaration, or file-plan mechanics are needed, this solution references the org-wide Data Lifecycle & Records Management product rather than re-documenting them.

## Why this matters

Blind auto-deletion is a defensibility gap. If content is deleted the instant its label expires,

there is no record of a decision — only a gap where evidence should be. Disposition review inserts a   documented, accountable checkpoint before irreversible deletion.

Multi-stage review encodes real accountability. Many organisations require more than one sign-off

before high-value content is destroyed — e.g. a records manager, then compliance, then legal. Microsoft   Purview supports multiple review stages on a label so each stage approves in sequence and disposal   happens only after the final stage approves. *(Multi-stage disposition review is plan-dependent and   the stage model evolves — verify availability and the exact configuration in your tenant.)*

Evidence is the product. When an item is disposed after review, Microsoft Purview retains a

disposition record (proof of disposal) and writes audit events — the artefact a regulator or   auditor asks for. A review program that produces no evidence is not defensible; this solution treats the   proof trail as a first-class deliverable.

Role separation protects the process. Reviewers must hold the Disposition Management permission

to see and act on the queue — and *only* that, so the person disposing content is not the same person who   set the schedule. Getting this wrong either blocks reviewers (they cannot see the queue) or over-grants.

Doing it pilot-first avoids the high-impact failure mode. A mis-scoped or mis-configured disposition

label can route the wrong content to review — or worse, let content auto-delete when a review was   required. Everything is proven on a bounded pilot scope with short-duration disposable test content   before it governs production.

## How disposition review works in Microsoft Purview

Disposition review is a property of a retention label. A label whose retention action is

retain-then-delete (KeepAndDelete) can have disposition review enabled instead of automatic    deletion. At the end of the retention period the item is not deleted — it enters the Disposition    queue for review. Labels are created/edited in Microsoft Purview → Records management → File plan /    Labels (path evolves — verify in your tenant).

Single-stage review names one set of reviewers (-ReviewerEmail) — one approval disposes the item.

Multi-stage review defines an ordered list of stages, each with its own reviewers (via

-MultiStageReviewProperty). Stage 1 approves → the item advances to Stage 2 → … → the final stage    approves → the item is disposed. Any stage can instead extend retention or relabel the item,    which stops disposal. *(Verify the multi-stage parameter shape and stage limit in your tenant — this    capability is newer and its configuration has changed across releases.)*

Reviewers act in the portal. Named reviewers work the queue in Microsoft Purview → **Records

management → Disposition, where each can permanently delete, extend the retention period, or    apply a different retention label. They must be in the Disposition Management** role group to see    the queue; they see only the labels for which they are a reviewer.

Notifications drive the queue. Reviewers receive email when items await them and periodic reminders;

disposition settings control reminders and (where available) what happens to overdue stages. *(Confirm    the notification/overdue behaviour in your tenant — settings evolve.)*

Defensible disposal is the outcome. Content is deleted **only after the final review stage

approves, and Microsoft Purview retains a disposition record as proof of disposal plus audit**    events — the evidence trail this program exists to produce.

## The reference design

Inputs (from records/legal): which retention labels/categories require review, how many stages,

who reviews at each stage, and the disposition authority. (This solution implements the design; it does   not decide the stages or the reviewers.)

Disposition labels: retain-then-delete retention labels with review enabled — single-stage where one

sign-off suffices, multi-stage where accountability requires sequential approvals — named per the   convention below. Where these labels already exist (from the org-wide records product), this solution   verifies and, where needed, adds the review configuration rather than re-minting them.

Reviewer stages: each stage's reviewers are a mail-enabled security group (so membership is

managed once), and every member is placed in the Disposition Management role group. Typical stages:   Records → Compliance → Legal.

Application: disposition labels are published to (or auto-applied within) the pilot scope

only, via a pilot-scoped label policy — never tenant-wide until validated.

Evidence: the proof-of-disposal / disposition-record trail plus audit events, surfaced by the

reporting script and the portal Disposition export.

Scope: a static pilot scope to prove on, with short-duration disposable test labels so a full

review cycle can be exercised without waiting years.

## Naming convention (used in every doc and script)

Every artefact this solution creates or verifies is named <Purpose> – <Scope> – <Stage> and reused verbatim across the docs, scripts, and the Purview admin surfaces:

| Artefact | Name |
| --- | --- |
| Retain-then-delete label, single-stage review | Disposition Label – Records-7yr – Pilot |
| Retain-then-delete label, multi-stage review | Disposition Label – Contracts-7yr-MS – Pilot |
| Stage 1 reviewer group (records) | Disposition Reviewers – Records – Stage1 |
| Stage 2 reviewer group (compliance) | Disposition Reviewers – Compliance – Stage2 |
| Stage 3 reviewer group (legal) | Disposition Reviewers – Legal – Stage3 |
| Built-in permission for reviewers | Disposition Management (built-in role group) |
| Label policy publishing disposition labels | Label Policy – Disposition-Publish – Pilot |
| Auto-apply label policy (by condition) | Label Policy – Disposition-AutoApply – Pilot |
| Pilot scope (static) | Scope – Disposition-Pilot – Static |
| Assessment export | Disposition Posture – Tenant – Discovery |
| Evidence / compliance report | Disposition Evidence – Tenant – Report |

When the pilot passes and you expand, mint the production equivalents by swapping the – Pilot stage for – Prod — never edit a validated pilot artefact in place.

## Limitations (be honest with buyers)

Disposition review — especially multi-stage — is plan-dependent. It generally requires an **E5 / E5

Compliance-class plan or the equivalent Microsoft Purview add-on, and the multi-stage model is   newer than single-stage. Verify what your tenant is licensed for and the exact configuration shape.**

Reviewers act in the portal; scripts do not approve dispositions. The provided tooling **configures,

validates, and reports on** the review program and points reviewers to the portal Disposition queue —   it never approves, extends, or deletes on a reviewer's behalf. The determination is human (records/legal).

Disposed items are not enumerable via a supported cmdlet. The actual per-item disposition proof is

exported from the portal Disposition area (and corroborated by the audit log); the reporting script   surfaces label/stage/reviewer *configuration* and points to that export rather than inventing an item list.

Everything is eventually consistent. Label application, expiry, entry into the queue, notifications,

and disposal run on service timers (hours to days). Use short-duration test labels in pilot; never judge   a cycle in the first minutes.

Permanent deletion is irreversible. An approved final-stage disposition permanently deletes content.

In pilot, exercise the full cycle only on disposable test content you are prepared to lose.

Legal hold overrides disposition. Content on legal hold / eDiscovery hold is not disposed even after

review approval; hold management is out of scope and owned by legal/eDiscovery.

Commercial vs Government cloud paths differ. Portal URLs and some feature availability differ in

GCC / GCC High / DoD (*.office365.us, Connect-IPPSSession -ConnectionUri) — verify in your cloud.

## The standard deployment model

Assess the current disposition posture (which labels review vs auto-delete, existing reviewers and permissions) → Design the stage/reviewer map from the records/legal requirement → Configure disposition-review labels, reviewer stages, and the Disposition Management permission → Pilot on Scope – Disposition-Pilot – Static with short-duration disposable test content → Validate against explicit pass/fail gates (including a full review cycle and its evidence) → Expand to production labels/scope under change control.

Permanent disposal is irreversible and role separation is a compliance control — so nothing governs production content until the pilot cycle, including its proof of disposal, has passed the gates in Section 5, and every production change goes through change control with a documented rollback.

# 2. Requirements

These are the solution-specific prerequisites for standing up a disposition review program in Microsoft Purview. They build on the shared Purview category requirements in global-requirements-purview.md (a Microsoft 365 tenant with the required Purview/compliance licensing; least-privilege Purview roles and portal access; the Security & Compliance PowerShell + Graph toolchain; the in-scope data sources/workloads; the compliance/records/privacy/legal stakeholders; and a pilot scope with change control). Do not repeat those — verify them first, then confirm the disposition-specific prerequisites below. Each is stated as Description / Why / Verify / Implement if missing.

__________________________________________________

## 2.1 Compliance licensing for disposition review (single- and multi-stage)

Description: The Microsoft 365 / Microsoft Purview licensing that unlocks disposition review on

retention labels. Single-stage review and records management generally require an E5 / E5   Compliance-class plan or the equivalent Purview add-on; multi-stage disposition review is newer and   its availability may differ.

Why required: Disposition review is plan-gated — without the right entitlement the label editor

will not offer "review disposition" and New-ComplianceTag/Set-ComplianceTag will not accept the   reviewer/multi-stage properties.

Verify: In the Microsoft 365 admin center → Billing → Licenses confirm the compliance plan/add-on. In

the Microsoft Purview portal, confirm Records management is visible and that a retain-then-delete   label offers a disposition review option (single and, where licensed, multi-stage). *Feature-to-plan   mapping changes — verify the exact entitlement and the multi-stage capability in your tenant.*

Implement if missing: Have licensing assign/purchase the required compliance plan or add-on to the

admin and to every reviewer account before configuration.

## 2.2 The disposition-review requirement (input from records & legal)

Description: The authoritative statement of which retention categories/labels require review

before disposal (versus automatic deletion), how many stages each requires, who reviews at each   stage, and the disposition authority (who may finally approve deletion). This is a specific slice of   the organisation's retention schedule.

Why required: This solution implements the review requirement; it does not author it. The stages,

the reviewers, and the decision to review-versus-auto-delete are all determined by records/compliance/   legal — without them there is nothing correct to configure.

Verify: Confirm records/legal has provided (or signed off) the list of review categories, the stage

count and order per category, the named reviewer population per stage, and the final disposition   authority — or at least a pilot subset.

Implement if missing: This is deferred to the records-management / compliance / legal functions —

request the requirement before configuring. Do not invent review stages, reviewer identities, or the   decision to review versus auto-delete.

## 2.3 Roles: reviewers in Disposition Management, and least-privilege config

Description: The permission model with strict role separation — the Disposition Management

role group for every reviewer (so they can see and act on the Disposition queue), plus Records   Management or Compliance Administrator / Compliance Data Administrator for the admin who creates and   configures the labels and reviewer stages. A reviewer must be both a named reviewer on the label   and a member of Disposition Management to act.

Why required: Reviewers who are not in Disposition Management cannot see the queue at all;

configuration of labels/stages requires the corresponding records/compliance role. Keeping these separate   ensures the person disposing content is not necessarily the person who set the schedule.

Verify: Microsoft Purview portal → Roles & scopes → Permissions (role groups) — confirm every

reviewer is in Disposition Management and that the configuring admin holds Records Management /   Compliance Administrator. Confirm reviewers are not over-granted beyond what review requires.

Implement if missing: Add each reviewer account (or a mail-enabled group's members) to **Disposition

Management under change control; grant the admin the least-privilege records/compliance role. Grant   Disposition Management only** to named reviewers.

## 2.4 Reviewer groups and mailboxes (stage reviewers)

Description: A mail-enabled security group per stage (e.g. `Disposition Reviewers – Records –

Stage1`) whose members are the stage's reviewers, so stage membership is managed in one place; each   reviewer must have a mailbox to receive disposition notifications, and each must also be in   Disposition Management (2.3).

Why required: Disposition-review stages are addressed by reviewer email (individual or mail-enabled

group); notifications and reminders require a mailbox; managing reviewers via a group avoids editing the   label every time membership changes.

Verify: Confirm each stage has a mail-enabled security group (or an agreed reviewer email set), that

members are mailbox-enabled, and that group membership matches the records/legal reviewer population.

Implement if missing: Create the mail-enabled security groups per stage, populate them from the

records/legal reviewer list, and add their members to Disposition Management (2.3).

## 2.5 Existing retention labels and disposition posture (verify, don't duplicate)

Description: Knowledge of the retention labels already in force — particularly retain-then-delete

labels — and whether each currently ends in automatic deletion or disposition review, plus any   existing reviewers. Retention labels themselves are typically owned by the org-wide Data Lifecycle &   Records Management product; this solution adds/verifies review behaviour on them rather than   re-minting labels.

Why required: Adding a second disposition label for a category that already has one causes confusion

and precedence surprises; and a label that silently auto-deletes where review is required is the exact   gap this program closes — you must find it first.

Verify: Enumerate existing labels (Get-ComplianceTag) and identify which are retain-then-delete,

which have review enabled (single/multi-stage), and which delete automatically; confirm ownership with the   records program.

Implement if missing: Engage the org-wide records program owners; capture the existing label baseline

(the assessment script does this) before creating or modifying disposition labels, and keep label names   consistent across both products.

## 2.6 Legal hold / eDiscovery boundary (respect, don't manage)

Description: Awareness that content under legal hold or eDiscovery hold is exempt from

disposal even after a review is approved, and confirmation that hold management stays with legal /   eDiscovery and is out of this solution's scope.

Why required: Disposition must never delete content that is under a preservation obligation; treating

hold as someone else's owned control keeps this program inside its boundary and avoids a defensibility   failure.

Verify: Confirm with legal/eDiscovery that holds are managed separately and that held content is

understood to be exempt from disposition; do not attempt to enumerate or alter holds from this solution.

Implement if missing: Establish the hand-off: this program routes expiring content to review; legal/

eDiscovery owns holds. Flag any content class where hold and disposition interact for legal's attention.

## 2.7 Disposition automation toolchain

Description: The Security & Compliance PowerShell endpoint (Connect-IPPSSession from the

ExchangeOnlineManagement module) for retention labels, disposition-review properties, and role-group   membership (Get-/New-/Set-ComplianceTag, Get-/Add-RoleGroupMember), and Microsoft Graph PowerShell   for supporting reads (group/mailbox validation) — a modern-auth / MFA-capable admin.

Why required: The provided scripts and the configuration steps run through Security & Compliance

PowerShell (and Graph for supporting reads); both must connect.

Verify: Connect-IPPSSession succeeds and Get-ComplianceTag / `Get-RoleGroupMember -Identity

"Disposition Management" return without error; Connect-MgGraph succeeds where used. In Government   clouds, confirm the correct -ConnectionUri` / endpoint.

Implement if missing: Install the ExchangeOnlineManagement and Microsoft.Graph modules and

confirm modern-auth sign-in before running steps. Never store credentials in scripts.

## 2.8 Change control and a documented rollback for disposition

Description: An approved change window and a rollback plan specific to disposition: how to

disable/unpublish a disposition label policy, how to change a label from review back to a staged   state, and the explicit note that a completed (approved) disposition permanently deletes content and   cannot be rolled back.

Why required: Disposal is high-impact and partly irreversible; a documented rollback is the safety net

for the reversible parts (label policy, publication, reviewer membership) and forces a conscious decision   on the irreversible part (an approved deletion).

Verify: Confirm a change ticket, an approver, and a written rollback covering label-policy disable/

unpublish and reviewer-group changes for the pilot categories, with completed disposition flagged   no-rollback.

Implement if missing: Author the rollback (Section 3 provides the steps), get change-control sign-off,

and explicitly flag completed disposition as no-rollback before any production content is governed.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide

This is the ordered, pilot-first method to stand up a multi-stage disposition review program in Microsoft Purview. It follows the house model — Assess → Design → Configure → Pilot → Validate → Expand — and every artefact is named per the convention in Section 1 and reused verbatim in the scripts. Disposition is high-impact and partly irreversible: disposition labels are published to the pilot scope only, the full review cycle is exercised on short-duration disposable test content, and nothing governs production until the Section 5 gates pass. The review requirement (which labels review, how many stages, who reviews) is an input from records/legal — this guide implements it, it does not author it. Reviewers approve dispositions in the portal; no script deletes, extends, or relabels on their behalf.

Portal paths evolve and are cloud-dependent. Paths below are Microsoft Purview portal (purview.microsoft.com) as of authoring; in GCC/GCC High/DoD the URL and some features differ (*.office365.us). Verify the path and feature availability in your tenant/cloud before relying on it. Where a step is plan-dependent (multi-stage review especially), it is flagged.

__________________________________________________

## Stage 0 — Connect and confirm prerequisites

Confirm Section 2 prerequisites: compliance licensing incl. multi-stage (2.1), the review requirement

from records/legal (2.2), roles incl. Disposition Management (2.3), reviewer groups/mailboxes (2.4),    existing label posture (2.5), the legal-hold boundary (2.6), the toolchain (2.7), and change control    (2.8).

Connect the toolchain from an MFA-capable admin workstation:

Connect-IPPSSession                              # Security & Compliance PowerShell (add -ConnectionUri for Gov clouds)
   Connect-MgGraph -Scopes "Group.Read.All","User.Read.All"   # supporting reads only (reviewer/group validation)

Run Resolve-DispositionScope.ps1 to confirm module/connection health, report the detected cloud/

endpoint, confirm Records-management / disposition cmdlets are reachable, and resolve the Disposition    Management role group and the pilot scope. Pass/fail: connections succeed, the expected cloud is    reported, Get-ComplianceTag and Get-RoleGroupMember -Identity "Disposition Management" return, and    the pilot scope resolves.

## Stage 1 — Assess (read-only)

Run Assess-DispositionPosture.ps1 to produce Disposition Posture – Tenant – Discovery: every

retention label (Get-ComplianceTag) with its retention action, and for retain-then-delete labels    whether disposition review is enabled (single vs multi-stage), the reviewer stages and their    reviewers, plus the Disposition Management role-group membership (Get-RoleGroupMember).

The script flags the key gaps: retain-then-delete labels that auto-delete with no review, **reviewed

labels whose reviewers are not in Disposition Management (they cannot act), and stages with empty or    unresolved reviewers**.

Review the baseline with records/legal and the org-wide records program (2.5): which labels *should*

require review, which already do, and which are owned elsewhere.

Pass/fail (Assess gate): a complete label + reviewer + permission inventory exists; the auto-delete

labels that records/legal require to be reviewed are identified; no change was made (read-only).

## Stage 2 — Design (map the review requirement to Purview)

Translate the records/legal review requirement into a concrete artefact map. Produce a design table with, for each review category:

Category → label: the retain-then-delete retention label that carries the review (existing label from

the org-wide records product, or a new Disposition Label – … – Pilot).

Stages: single-stage, or an ordered list of stages (e.g. Records → Compliance → Legal).

Reviewers per stage: the mail-enabled group per stage (Disposition Reviewers – <Function> – StageN)

and its members — all of whom go into Disposition Management.

Retention action + duration: retain-then-delete and the period (from the schedule — not invented). For

the pilot, define short-duration disposable test labels so a full cycle completes in the pilot window.

Application: publish or auto-apply, scoped to Scope – Disposition-Pilot – Static only.

Evidence expectation: the proof-of-disposal / audit trail to be captured at the end of the cycle.

Name every artefact now (Section 1 table) and record the pilot scope. Pass/fail (Design gate): every review category maps to a named label with stage count/order, per-stage reviewer groups, action/duration, application method, and pilot scope; records/legal has signed off the stage model and reviewer population, and confirmed the final disposition authority.

## Stage 3 — Configure (build, staged safe)

Build in this order. Configuration scripts default to `-WhatIf`/dry-run and only write with `-Commit`.

### 3a. Reviewer stages and the Disposition Management permission

Ensure every reviewer can actually act before any content reaches the queue. Run Set-DispositionReviewers.ps1 to validate each stage's mail-enabled group resolves and every member is in Disposition Management, adding missing members with -Commit:

# Reviewers must be in the Disposition Management role group to see/act on the queue (S&C PowerShell)
Add-RoleGroupMember -Identity "Disposition Management" -Member "records-reviewer@contoso.com"
Get-RoleGroupMember  -Identity "Disposition Management"     # verify

*(Grant Disposition Management only to named reviewers — role separation, 2.3.)*

### 3b. Disposition-review labels (single- and multi-stage)

Create or update the retention labels with disposition review via Set-DispositionReview.ps1 (which wraps New-ComplianceTag / Set-ComplianceTag with a -WhatIf default and drives from a JSON design). Where the label already exists (org-wide records product), the script adds/verifies the review configuration rather than re-creating it. The intent the script commits with -Commit:

# Single-stage disposition review (retain-then-delete; one reviewer set)
New-ComplianceTag -Name "Disposition Label - Records-7yr - Pilot" -RetentionAction KeepAndDelete `
  -RetentionDuration 2555 -RetentionType ModificationAgeInDays `
  -ReviewerEmail "disposition-reviewers-records@contoso.com"

# Multi-stage disposition review (ordered stages; disposal only after the FINAL stage approves)
# NOTE: the multi-stage property shape is newer and has changed across releases — VERIFY in your tenant.
$multiStage = @{
    MultiStageReviewSettings = @(
        @{ StageName = "Records";    Reviewers = @("disposition-reviewers-records@contoso.com") },
        @{ StageName = "Compliance"; Reviewers = @("disposition-reviewers-compliance@contoso.com") },
        @{ StageName = "Legal";      Reviewers = @("disposition-reviewers-legal@contoso.com") }
    )
} | ConvertTo-Json -Depth 4
New-ComplianceTag -Name "Disposition Label - Contracts-7yr-MS - Pilot" -RetentionAction KeepAndDelete `
  -RetentionDuration 2555 -RetentionType ModificationAgeInDays -MultiStageReviewProperty $multiStage

Confirm the parameter shape. -MultiStageReviewProperty and its stage schema are relatively new and the exact property names/limits have changed between releases. The script builds this object for you and echoes it under -WhatIf so you can confirm it against the current Microsoft docs and your tenant before committing. Do not assume the shape above without verifying.

### 3c. Publish / auto-apply the disposition labels to the pilot scope

Make the labels available on pilot content only, via a pilot-scoped label policy:

# Publish for pilot users to apply (pilot scope only)
New-RetentionCompliancePolicy -Name "Label Policy - Disposition-Publish - Pilot" `
  -SharePointLocation "https://contoso.sharepoint.com/sites/DispositionPilot" `
  -ExchangeLocation "pilotuser@contoso.com"
New-RetentionComplianceRule -Policy "Label Policy - Disposition-Publish - Pilot" `
  -PublishComplianceTag "Disposition Label - Records-7yr - Pilot"

# OR auto-apply by a condition from the schedule (pilot scope) — condition provided, not invented
New-RetentionCompliancePolicy -Name "Label Policy - Disposition-AutoApply - Pilot" `
  -SharePointLocation "https://contoso.sharepoint.com/sites/DispositionPilot"
New-RetentionComplianceRule -Policy "Label Policy - Disposition-AutoApply - Pilot" `
  -ApplyComplianceTag "Disposition Label - Contracts-7yr-MS - Pilot" -ContentMatchQuery '"master services agreement"'

*(Retention-label/policy mechanics in depth are the org-wide Data Lifecycle & Records Management product's province — referenced here, scoped to the pilot.)*

Pass/fail (Configure gate): every designed disposition label exists with the correct action, duration, and review configuration (single/multi-stage as designed); every stage's reviewers are in Disposition Management; the label policy is scoped to the pilot only; and nothing is published tenant-wide.

## Stage 4 — Pilot (prove a full review cycle on the bounded scope)

Apply a short-duration disposable test disposition label to test content in `Scope – Disposition-

Pilot – Static` (publish for pilot users, or let auto-apply match). Use a test label with a very short    retention so the item reaches expiry within the pilot window.

Let the item reach expiry and enter the Disposition queue (Microsoft Purview → **Records

management → Disposition). Confirm reviewers receive notification** email.

Exercise the full cycle in the portal as the reviewers:

Confirm each stage's reviewers see only their labels' items.

Single-stage: one reviewer approves permanent deletion → item is disposed.

Multi-stage: Stage 1 approves → item advances to Stage 2 → … → final stage approves → item is

disposed. Also test the extend and relabel actions on separate test items (they stop disposal).

After the (test) disposition completes, capture the evidence: the disposition record / proof of

disposal in the portal and the corresponding audit events. Run Get-DispositionEvidenceReport.ps1    to compile the configuration + evidence pointers.

Allow for propagation (hours to days — do not judge in minutes). Pass/fail (Pilot gate): on pilot

content, review-enabled items route to review (never auto-delete), stages advance in order, disposal    occurs only after the final approval, extend/relabel stop disposal, reviewers see only their scope,    and a proof-of-disposal + audit trail exists — all without affecting content outside the pilot.

## Stage 5 — Validate

Work the Section 5 test procedures; every gate has an explicit pass/fail, including the evidence gate. Run Get-DispositionEvidenceReport.ps1 to produce Disposition Evidence – Tenant – Report. Do not expand until all pass.

## Stage 6 — Expand (govern production content)

Mint the production artefacts by swapping – Pilot for – Prod (never edit a validated pilot

artefact in place): e.g. Disposition Label – Records-7yr – Prod, Label Policy – Disposition-Publish –    Prod. Use the real retention durations from the schedule (not the short test durations).

Publish/auto-apply the production disposition labels to the in-scope locations under change control —

staged in rings (by department/site) rather than a single tenant-wide flip where the schedule allows.

Confirm reviewer stages and Disposition Management membership are in place at production scale; re-run

the evidence report after each ring.

Pass/fail (Expand gate): production disposition labels apply across the in-scope locations, the

Disposition queue populates for review categories, disposal occurs only after final-stage approval, and    the evidence report shows expected coverage with no review category silently auto-deleting.

__________________________________________________

## Rollback (per stage)

Label policies / publication (reversible): disable or unpublish the label policy

(Set-RetentionCompliancePolicy -Enabled $false, or remove/disable its rule) so the disposition label is   no longer published/auto-applied. Content already labelled keeps its label until changed.

Review configuration on a not-yet-expired label (reversible): a disposition label whose items have not

yet reached expiry can have its review configuration adjusted or the label removed from items; adjust   reviewer-group membership (Remove-RoleGroupMember, edit the mail-enabled group) as needed.

Reviewer permission (reversible): remove an account from Disposition Management

(Remove-RoleGroupMember -Identity "Disposition Management") to revoke queue access.

IRREVERSIBLE — no rollback: a completed (approved) disposition — content is permanently deleted.

This is why the full cycle is exercised only on disposable test content in pilot and why the final   disposition authority is records/legal. Never exercise a real disposition to "test" rollback.

Every production change carries a change ticket, an approver, and this rollback written out for the specific categories in scope, with completed disposition explicitly flagged no-rollback.

# 5. Testing & Validation

Ten procedures, each with an explicit pass/fail. Run them at the Pilot and Expand gates. Disposition behaviour is eventually consistent — allow for service propagation (hours to days) before declaring a fail, and use short-duration disposable test labels so a full cycle completes in the pilot window. Never approve a real production disposition as a test — exercise the delete path only on disposable test content you are prepared to lose.

__________________________________________________

### T1 — Toolchain, cloud & permission health

Do: Run Resolve-DispositionScope.ps1.

Pass: Connect-IPPSSession (and Graph where used) succeed; the correct cloud is reported;

Get-ComplianceTag and Get-RoleGroupMember -Identity "Disposition Management" return; the pilot scope   resolves.

Fail: any connection fails, the wrong cloud/endpoint is reported, the Disposition Management role

group is unreachable, or the scope does not resolve.

### T2 — Baseline posture captured (read-only)

Do: Run Assess-DispositionPosture.ps1.

Pass: Disposition Posture – Tenant – Discovery lists retention labels with action, and for

retain-then-delete labels whether review is enabled (single/multi-stage), the stages and reviewers, and   Disposition Management membership; auto-delete-with-no-review labels are flagged; the script made no   change (read-only).

Fail: the inventory is incomplete, the auto-delete gap is not surfaced, or the script wrote anything.

### T3 — Disposition labels configured as designed

Do: Get-ComplianceTag for each designed disposition label.

Pass: each label exists with RetentionAction = KeepAndDelete, the correct duration/trigger, and the

designed review configuration — single-stage ReviewerEmail, or multi-stage stages in the correct   order with the correct reviewers — matching the Stage 2 design.

Fail: any label is missing, auto-deletes when review was designed, or its stage count/order/reviewers

differ from the design.

### T4 — Reviewers can actually act (Disposition Management)

Do: Get-RoleGroupMember -Identity "Disposition Management"; cross-check against every stage's

reviewer group; as a reviewer, open Microsoft Purview → Records management → Disposition.

Pass: every stage reviewer is in Disposition Management and can see the Disposition area; reviewers

see only the labels for which they are a reviewer; no non-reviewer is over-granted.

Fail: a reviewer is missing from Disposition Management (cannot see the queue), a reviewer sees items

outside their scope, or accounts are over-granted.

### T5 — Label publish / auto-apply reaches the pilot only

Do: As a pilot user, confirm the disposition label is selectable (Outlook/SharePoint/OneDrive), or

create content matching an auto-apply condition and wait for propagation.

Pass: the disposition label appears for / applies to pilot content only; no content outside

Scope – Disposition-Pilot – Static is affected.

Fail: the label does not appear, applies to the wrong scope, or the wrong label is applied.

### T6 — Expiring content routes to review (does NOT auto-delete)

Do: Let a short-duration disposable test item reach expiry; observe the Disposition queue.

Pass: at end of retention the item enters the Disposition queue for review and is not deleted;

reviewers receive notification email.

Fail: the item auto-deletes when a review was required, never appears in the queue, or no notification

is sent.

### T7 — Single-stage disposition completes and disposes

Do: For a single-stage test label, have the reviewer approve permanent deletion in the portal.

Pass: the item is permanently disposed after the single approval; a disposition record / proof of

disposal is produced.

Fail: approval does not dispose the item, or no proof is recorded.

### T8 — Multi-stage advances in order and disposes only after the final stage

Do: For a multi-stage test label, approve Stage 1 and observe advancement; on separate test items,

exercise extend retention and relabel/apply different label.

Pass: approval advances the item to the next stage; disposal occurs **only after the final stage

approves; extend and relabel** stop disposal and behave as designed; a non-final approval never   deletes.

Fail: the item disposes before the final stage, stages advance out of order, or extend/relabel do not

stop disposal. *(If your tenant does not offer multi-stage, record it as plan-limited and validate   single-stage only.)*

### T9 — Proof of disposal & audit evidence exist (defensibility)

Do: After a (test) disposition completes, capture the disposition record / proof of disposal in

the portal Disposition export and the corresponding audit events (Search-UnifiedAuditLog).

Pass: an exportable proof-of-disposal exists for the disposed item (what, who approved each stage,

when) and matching audit events are present — the defensible-disposal evidence trail.

Fail: no proof of disposal is retained, the reviewer/stage attribution is missing, or audit events are

absent.

### T10 — Evidence/compliance report reflects reality

Do: Run Get-DispositionEvidenceReport.ps1 to produce Disposition Evidence – Tenant – Report.

Pass: the report shows, per label, the review configuration (single/multi-stage, stages, reviewers),

Disposition Management coverage, and flags gaps (auto-delete-no-review labels, reviewers-not-in-DM,   empty stages), and points to the portal Disposition export + audit log for the item-level proof —   consistent with T3–T9.

Fail: the report disagrees with observed state, omits configured labels, or fails to flag a known gap.

__________________________________________________

Overall gate. The pilot passes only when T1–T10 pass on the pilot scope with no effect outside it — including a full review cycle (T6–T9) proven on disposable test content with its evidence trail. Expansion passes only when T3–T10 pass at production scope with expected coverage and no review category silently auto-deleting. Any fail on the irreversible path (a completed disposition without the designed stages/approvals, or missing proof of disposal) halts the rollout pending records/legal review.

# 6. Troubleshooting

Common failure modes when standing up and running a disposition review program in Microsoft Purview, with causes and resolutions. Most disposition behaviour is eventually consistent — allow for service propagation (hours to days) before treating slow behaviour as a fault. No fix here approves, extends, or deletes a disposition — those are reviewer (records/legal) actions in the portal.

__________________________________________________

## Connection, licensing & roles

`Connect-IPPSSession` fails or `Get-ComplianceTag` errors.

Cause: module missing/old, non-modern-auth account, or wrong cloud endpoint.

Fix: install/update ExchangeOnlineManagement; sign in with an MFA-capable admin; in GCC/GCC High/DoD

pass the correct -ConnectionUri. Run Resolve-DispositionScope.ps1 to confirm health and cloud.

The label editor doesn't offer "disposition review" (or multi-stage).

Cause: the tenant lacks the required compliance entitlement, or multi-stage is not available on that plan.

Fix: verify the compliance plan/add-on (2.1) in the M365 admin center; confirm Records management is

visible and that a retain-then-delete label offers review. Multi-stage is newer and plan-dependent —   verify availability in your tenant; fall back to single-stage where multi-stage is not offered.

Admin can create labels but can't manage disposition, or vice versa.

Cause: role split not applied — creating labels needs Records Management / Compliance Administrator;

seeing the queue needs Disposition Management.

Fix: grant the configuring admin the least-privilege records/compliance role and reviewers **Disposition

Management** (2.3) — deliberately separate, per role-separation best practice.

## Reviewers can't see or act on the queue

A reviewer opens Records management → Disposition and sees nothing / no queue.

Cause: the reviewer is not in the Disposition Management role group (most common), or no items have

reached expiry yet, or the reviewer isn't a named reviewer on any expiring label.

Fix: Get-RoleGroupMember -Identity "Disposition Management" and confirm the reviewer is present; add

with Add-RoleGroupMember (or run Set-DispositionReviewers.ps1 -Commit). Confirm the reviewer is a   reviewer on a label whose items have actually expired. Allow for propagation after adding to the role.

A reviewer sees items they shouldn't (wrong scope).

Cause: the reviewer is a reviewer on more labels than intended, or a stage's reviewer group has extra

members.

Fix: reviewers see only the labels they are a reviewer for — audit the stage groups and the label reviewer

lists (Assess-DispositionPosture.ps1); tighten the mail-enabled group membership.

Reviewers aren't getting notification / reminder email.

Cause: reviewer has no mailbox, notifications/reminders are disabled in disposition settings, or mail is

filtered.

Fix: confirm each reviewer is mailbox-enabled (2.4); check the disposition notification/reminder settings

in the portal (verify the exact setting location in your tenant — it evolves); check mail flow/junk.

## Labels & routing

Content is auto-deleting instead of routing to review.

Cause: the label is retain-then-delete without disposition review enabled — the exact gap this program

closes.

Fix: Get-ComplianceTag the label; if review is not configured, add it (Set-DispositionReview.ps1) so

the category routes to review. Assess-DispositionPosture.ps1 flags every auto-delete-no-review label.

`New-/Set-ComplianceTag -MultiStageReviewProperty` is rejected or the stages don't take.

Cause: the multi-stage property shape/name has changed across releases, the plan doesn't support

multi-stage, or the JSON depth/keys don't match the current schema.

Fix: run Set-DispositionReview.ps1 -WhatIf to echo the property object and compare it against

current Microsoft docs and your tenant before committing; confirm the plan supports multi-stage; adjust   the JSON to the current schema. Where multi-stage isn't available, use single-stage -ReviewerEmail.

The disposition label isn't appearing for pilot users / not auto-applying.

Cause: label policy not published to the pilot locations, still propagating, or the auto-apply condition

doesn't match.

Fix: confirm the Label Policy – Disposition-Publish – Pilot (or -AutoApply) policy is scoped to the

pilot locations and enabled; allow propagation (hours to days); verify the -ContentMatchQuery matches   test content.

## Disposition cycle & evidence

An item reached expiry but never entered the Disposition queue.

Cause: propagation latency, the label doesn't actually have review enabled, or the item is under a **legal

hold** (hold overrides disposition).

Fix: allow time; re-confirm the label's review config (T3); check whether the item is on hold — held

content is exempt from disposal and stays out of the disposition path (legal/eDiscovery owns holds, 2.6).

Multi-stage item disposed before the final stage (or didn't advance).

Cause: mis-configured stage order, or extend/relabel not behaving as expected.

Fix: re-verify stage order in Get-ComplianceTag; disposal must occur only after the final stage —

re-run T8. If a stage isn't advancing, confirm that stage's reviewers are in Disposition Management and   are acting on the correct item.

No proof of disposal / audit evidence after a disposition completed.

Cause: looking in the wrong place — disposition items aren't enumerable via a supported cmdlet.

Fix: export the disposition record / proof of disposal from the portal **Records management →

Disposition** area and corroborate with Search-UnifiedAuditLog. Get-DispositionEvidenceReport.ps1   compiles the configuration and points to these sources; the item-level proof lives in the portal export +   audit log, not in a cmdlet inventory.

The evidence report disagrees with what I see in the portal.

Cause: stale run (propagation), or the report is reading a different scope than expected.

Fix: re-run Get-DispositionEvidenceReport.ps1 after propagation; confirm the labels/scope it read match

the pilot/production scope; the report reflects configuration — item-level truth is the portal export.

## Cloud & latency

GCC / GCC High / DoD paths or cmdlets differ.

Cause: Government clouds use different portal URLs (*.office365.us) and connection endpoints, and some

features differ.

Fix: use the correct Connect-IPPSSession -ConnectionUri, verify portal paths and disposition/multi-stage

availability in your cloud — do not assume Commercial parity.

Everything is slow / a pilot cycle isn't completing.

Cause: normal eventual consistency — application, expiry, queue entry, notification, and disposal run on

service timers.

Fix: use short-duration disposable test labels so expiry occurs within the pilot window; allow hours

to days for each transition; never judge a cycle in the first minutes.

# 7. Best Practices

Durable practices for running a disposition review program in Microsoft Purview. They encode the house model — pilot-first, evidence-based, records/legal-owned determinations, strict role separation — into day-to-day operation.

## Governance & ownership

Records/legal own the decision; you own the workflow. Never invent which categories require review,

how many stages, who reviews, or the disposition outcome. This program delivers the *method* and the   *evidence*; the determination to delete, extend, or relabel is the reviewer's (records/legal) call.

Keep the review requirement traceable. Maintain a link from each disposition label back to the

records/legal requirement that says it must be reviewed and to the stage/reviewer decision — so the   configuration is auditable against its authority.

Align to the org-wide records program, don't duplicate it. Retention labels, policies, event-based

retention, records declaration, and the file plan are the Data Lifecycle & Records Management product's   province. This program adds/verifies disposition review on those labels and keeps label names   consistent — it does not mint parallel labels.

## Role separation (a compliance control, not a convenience)

Reviewers get Disposition Management and nothing more. Membership in Disposition Management is

what lets a reviewer see and act on the queue; grant it only to named reviewers and keep it separate   from the admin who configures labels/stages, so the person disposing content is not the person who set the   schedule.

Manage stage reviewers via mail-enabled groups. Address each stage with a mail-enabled security group

and manage membership there — never hard-code individual reviewers into the label, which forces a label   edit on every personnel change. Keep each group's members in Disposition Management.

Review permission membership periodically. Reviewers change roles; a stale Disposition Management

membership is both a broken queue (missing reviewers) and an over-grant (departed reviewers) — audit it.

## Multi-stage design

Add stages only where accountability requires them. Each stage is a real sign-off, not decoration —

more stages mean slower disposal and larger backlogs. Use single-stage where one authority suffices;   reserve multi-stage (e.g. Records → Compliance → Legal) for genuinely high-value categories.

Order stages deliberately and validate the order. Disposal happens only after the final stage —

design the sequence from the records/legal requirement and prove advancement order in pilot; never assume   it.

Verify the multi-stage capability in your tenant. Multi-stage disposition review is newer than

single-stage, is plan-dependent, and its configuration shape has changed across releases — confirm   availability and the exact property model against current Microsoft docs before relying on it.

## Change-safety

Publish to pilot, prove a full cycle, then govern production. Disposition labels are published to the

pilot scope with short-duration disposable test content so a complete review-and-dispose cycle   (including proof of disposal) is validated before any production content is governed.

Ring your rollout. Expand by department/site/workload ring rather than a single tenant-wide flip;

re-run the evidence report after each ring and confirm no review category is silently auto-deleting.

Write the rollback — and flag the irreversible part. Reversible: disable/unpublish the label policy,

adjust reviewer-group and Disposition Management membership, change review config on not-yet-expired   labels. No-rollback: a completed (approved) disposition permanently deletes content. Every change   ticket states which is which and never exercises a real disposition to test rollback.

## Operations & evidence

Work the disposition queue on a cadence. Reviewed disposition is only defensible if reviewers actually

act. Monitor the pending-disposition backlog and reviewer coverage per stage — a growing backlog is an   operational and compliance risk, not just a metric. Ensure notifications/reminders are enabled.

Treat proof of disposal as the deliverable. The value of this program is the evidence: for each

disposed item, *what* was disposed, *who* approved each stage, and *when*. Export the disposition record   from the portal and corroborate with the audit log; retain it per your evidence-retention requirement.

Report regularly. Run the evidence/compliance report on a schedule; watch review-config coverage,

Disposition Management membership, empty stages, and the auto-delete-no-review gap.

Respect eventual consistency. Application, expiry, queue entry, notification, and disposal run on

timers (hours to days). Build that latency into expectations and never judge a cycle in the first minutes.

Respect the legal-hold boundary. Content under legal/eDiscovery hold is exempt from disposal even

after review approval — hold management stays with legal/eDiscovery; do not attempt to manage holds from   this program.

Keep automation credential-free and safe-by-default. All scripts use interactive modern auth; never

embed secrets. Assessment and reporting stay read-only; configuration is -WhatIf-by-default with an   explicit -Commit; no script approves, extends, or deletes a disposition.

## Cloud & plan discipline

Verify by cloud. In GCC/GCC High/DoD, confirm portal paths, endpoints (`Connect-IPPSSession

-ConnectionUri`), and feature availability — do not assume Commercial parity.

Verify by plan. Disposition review (and multi-stage in particular) is plan-gated. Confirm the tenant's

entitlement and the current configuration shape before designing, rather than assuming a capability is   present.

# 8. Deliverables Summary

Everything included in this solution, on one page.

## Documentation

Solution Overview — what a disposition review program is; the scope boundary (the review workflow,

not the retention schedule or the disposition decision); how single- and multi-stage disposition   review works on a retain-then-delete label in Microsoft Purview; the reviewer/permission model with role   separation; how defensible disposal and the proof-of-disposal evidence trail work; the reference design;   what's deferred to records/legal and to the org-wide records product; limitations; and the deployment   model.

Requirements Guide — solution-specific prerequisites (compliance licensing for single/multi-stage

review; the review requirement from records/legal; roles incl. Disposition Management with role   separation; reviewer groups/mailboxes; existing label posture verified not duplicated; the legal-hold   boundary; the S&C PowerShell / Graph toolchain; change control + rollback), each with how to verify and   implement, building on the Purview category global requirements.

Implementation Guide — Assess → Design → Configure → Pilot → Validate → Expand, with every artefact

named, reviewer stages and Disposition Management wired before content reaches the queue, single- and   multi-stage disposition labels built (multi-stage property echoed under -WhatIf for verification),   labels published to the pilot scope only, a full review cycle exercised on short-duration   disposable test content, explicit pass/fail gates per stage, and a documented rollback that flags the   irreversible completed-disposition.

Testing & Validation — 10 procedures, each with an explicit pass/fail, covering toolchain/permission

health, baseline posture, label review-config, reviewer ability to act, pilot-scoped application,   route-to-review (no auto-delete), single-stage disposal, multi-stage ordering + extend/relabel, the   proof-of-disposal + audit evidence trail, and the evidence/compliance report.

Troubleshooting — common failure modes (connection/roles/plan, reviewers can't see the queue, labels

auto-deleting instead of reviewing, multi-stage property rejected, notifications not arriving, items not   entering the queue, disposal not completing, missing proof of disposal, legal-hold interaction,   Government-cloud paths, propagation latency) and resolutions.

Best Practices — governance/ownership, role separation as a compliance control, multi-stage design,

change-safety, operations & evidence, and cloud/plan discipline.

Executive Summary — the outcome, approach, and why it is low-risk, for decision-makers.

## PowerShell scripts (5)

All use modern-auth Connect-IPPSSession (Security & Compliance PowerShell) and Connect-MgGraph where noted; no hardcoded credentials. Assessment and reporting are read-only; configuration scripts default to dry-run / -WhatIf and only write when -Commit is passed; no script approves, extends, or deletes a disposition — reviewers act in the portal.

Resolve-DispositionScope.ps1 — *Scope/health helper (read-only).* Checks S&C PowerShell (and

optional Graph) connectivity, reports the detected cloud/endpoint, confirms retention-label and    Disposition Management role-group cmdlets are reachable, and resolves the pilot scope — the preflight    before Stage 3.

Assess-DispositionPosture.ps1 — *Discovery (read-only).* Inventories retention labels and, for

retain-then-delete labels, whether disposition review is enabled (single vs multi-stage), the review    stages and reviewers, and Disposition Management membership; flags the key gaps    (auto-delete-no-review labels, reviewers not in Disposition Management, empty/unresolved stages).    Produces Disposition Posture – Tenant – Discovery (CSVs).

Set-DispositionReview.ps1 — *Disposition-label config helper (-WhatIf default).* Creates or

updates retain-then-delete retention labels with single- or multi-stage disposition review from a    JSON design (New-ComplianceTag / Set-ComplianceTag, -ReviewerEmail / -MultiStageReviewProperty),    and publishes/auto-applies them to the pilot scope. Dry-run by default; echoes the multi-stage property    for verification under -WhatIf; writes only with -Commit; never approves a disposition.

Set-DispositionReviewers.ps1 — *Reviewer permission/stage helper (-WhatIf default).* Validates

each stage's mail-enabled reviewer group resolves and that every member is in the Disposition    Management role group, adding missing members (Add-RoleGroupMember) with -Commit; reports    over-grants and empty stages. Enforces role separation; dry-run by default.

Get-DispositionEvidenceReport.ps1 — *Disposition evidence/compliance report (read-only).* Compiles

per-label review configuration (single/multi-stage, stages, reviewers), Disposition Management coverage,    and gap flags into Disposition Evidence – Tenant – Report (CSV + HTML), and points to the portal    Disposition export and the audit log for the item-level proof of disposal (disposition items are not    enumerable via a supported cmdlet). Makes no changes.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## Assess-DispositionPosture.ps1

## Get-DispositionEvidenceReport.ps1

## Resolve-DispositionScope.ps1

## Set-DispositionReview.ps1

## Set-DispositionReviewers.ps1