eDiscovery Readiness Assessment — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — eDiscovery Readiness Assessment (Microsoft Purview)

## Outcome

Your organization has an evidenced, defensible answer to "if a legal hold or regulatory request landed today, could we respond?" Instead of discovering gaps mid-litigation, you hold a readiness scorecard across four domains — roles, holds/preservation, data-source scope, and process — a prioritized gap register with owners, and proof that the capability actually works: a hold placed, a search run, and preservation confirmed on a dedicated test account, then cleaned up. The gaps that quietly break real matters — over-privileged or unstaffed roles, an audit log that is off, uncovered inactive mailboxes, missing Teams/M365-Group scope, no intake or sign-off process — are found and fixed before the stakes are real.

## Approach

The assessment follows a pilot-first model — Assess → Design → Configure → Pilot (readiness proof in test) → Validate → Expand. It inventories the current state read-only, scores each domain Not Ready → Partial → Ready into a scorecard and gap register, remediates dry-run first (enabling the audit log, putting operators in the least-privilege eDiscovery Manager/Administrator role groups, adopting the intake/naming/change-control artifacts), and then rehearses the capability non-destructively on a scratch test account — create case, place hold, run search, confirm preservation, remove the hold. Everything is named to a standard (eDiscovery Readiness – Proof – Pilot) and the same names flow through the tests and the five included PowerShell tools. It is deliberately distinct from operating matters — a separate eDiscovery Administration solution runs real cases end to end; this one makes you ready to.

## Why it is low-risk

Legal owns the determination; IT proves the capability. Scope, custodians, holds, and

production are legal/records decisions — this solution supplies the technical readiness evidence,   never the legal call. The proof runs on a test account, never a real custodian.

Non-destructive and self-cleaning. The readiness proof places a hold on a test mailbox and

removes it at the end; nothing real is preserved, and the tenant is left as it was.

Least-privilege by design. Roles are assessed and remediated to the eDiscovery role groups,

not Global Admin, with coverage so no single person is a point of failure.

Safe-by-default automation. Four of the five tools are read-only; the remediation tool is

`-WhatIf` by default and requires an explicit -Commit — modern authentication, no   credentials or secrets in code.

The result is a capability you can prove is ready — least-privilege, defensible, and rehearsed — at a fraction of the cost of finding out during litigation that it was not.

# 1. Solution Overview — eDiscovery Readiness Assessment (Microsoft Purview)

## What this solution is (and is not)

This solution answers one question with evidence: "If a legal hold or regulatory request landed today, could we respond — completely, defensibly, and on time?" It is a readiness assessment of your Microsoft Purview eDiscovery capability across four domains — roles, holds/preservation, data-source scope, and process — that produces a readiness scorecard, a prioritized gap register, and a remediation roadmap, then proves the capability with a small, non-destructive readiness-proof pilot on a test account.

This is an *assessment*, not the day-to-day operation of matters. A separate Purview solution — eDiscovery Administration — covers running real matters end to end (case → search → hold → review → export, with KQL query design, review sets, analytics, and defensible export). This readiness assessment sits *before* that: it confirms you are configured, licensed, staffed, and rehearsed to run matters at all, and it fixes the gaps that would otherwise surface mid-litigation. Where operating a matter is in scope, use the eDiscovery Administration solution; this one makes you ready to.

## Why readiness is the risk

When a hold lands, the clock starts and the standard of conduct is defensibility — proof that preservation was timely and complete. Organizations fail here not because Purview cannot do it, but because of gaps that were invisible until tested:

Roles granted through Global Administrator (over-privileged) or held by one person (no

coverage), or nobody in eDiscovery Manager/Administrator at all.

Preservation that silently is not working — the unified audit log is off (no defensibility

evidence), inactive/legacy mailboxes are not covered, or retention and holds interact in ways   nobody has verified.

Scope blind spots — Teams messages (which live in mailboxes), M365 Group/Teams sites,

OneDrive, unindexed or partially-indexed content — that make a collection incomplete.

Process gaps — no matter-intake step, no legal sign-off gate, no naming standard, no

change-control or evidence-pack routine — so the *first* real matter is improvised.

A readiness assessment surfaces these on a test account and a scorecard, not during discovery in a live matter.

## The four readiness domains (the rubric)

Each domain is scored Not Ready → Partial → Ready with named, evidenced criteria:

Roles & least privilege (R). Are operators in eDiscovery Manager, with a small

eDiscovery Administrator lead group, and no standing Global Admin used for matters? Is    there coverage (more than one trained operator — no single point of failure)? Are compliance    boundaries considered where separation is required?

Holds & preservation (H). Is the unified audit log on (the defensibility evidence)? Can a

hold actually preserve — proven, not assumed? Are inactive/legacy mailboxes,    litigation-hold state, and retention-vs-hold interplay understood and covered? Is there    headroom for the number/size of holds you may need?

Data-source scope & coverage (S). Are all in-scope workloads discoverable — Exchange

(including Teams chat, which lives in mailboxes), SharePoint, OneDrive, and Teams/M365 Group    sites and files? Are unindexed/partially-indexed items and any third-party/imported data    accounted for?

Process & defensibility (P). Is there a matter-intake step with a named **legal/records

owner who determines scope and holds; a naming standard; change control and rollback    for holds/exports; and an evidence-pack** routine (who keeps the audit trail and export    reports)?

## How it works (the assessment model)

Assess (read-only). Inventory the current state — role membership, existing cases/holds, audit

status, licensing signals, inactive mailboxes, retention holds, and workload coverage — with the    included read-only scripts. Nothing changes.

Design (the scorecard). Score each domain against the rubric, record every gap in the **gap

register** with severity and owner, and design the target state and remediation order.

Configure/Remediate (simulation/test first). Close gaps — add operators to the correct role

groups, enable the audit log, stand up the naming standard and intake process — using the    remediation script dry-run (`-WhatIf`) by default, committing only with an explicit switch.

Pilot the readiness proof (non-destructive, on a test account). Prove the capability end to

end on a scratch, non-sensitive test account: create a readiness-proof case, place a    hold, run a scoped search, confirm preservation, then remove the proof hold. This    rehearses the muscle without touching real custodians — the "pilot in test" gate.

Validate (pass/fail gates). Re-run the validation script; every rubric gate must pass and the

audit log must show the proof activity.

Expand (operate). With gaps closed and the proof passing, you are ready to run live matters —

using the eDiscovery Administration solution — with legal owning every determination.

## The reference design (naming)

Everything created by the readiness proof is named to make it obvious it is a rehearsal, and is removed at the end:

Proof case: eDiscovery Readiness – Proof – Pilot

Proof hold policy / rule: Readiness Hold Policy – Proof – Pilot / Readiness Hold Rule – Proof – Pilot

Proof search: Readiness Search – Proof – Pilot

Proof custodian: a dedicated test account (placeholder readiness-pilot@contoso.com), never a

real person.

## What legal owns (and what this solution does not decide)

Regulatory, records-retention, and legal determinations are deferred to your compliance, records, privacy, and legal functions. This solution supplies the technical method and the evidence — whether roles are least-privilege, whether a hold preserves, whether scope is complete — but never the legal call about what must be held, who is a custodian, what a retention schedule is, or whether a regulatory obligation applies. The readiness proof runs on a test account only; it is a capability rehearsal, not a real preservation.

## Benefits

Know before litigation, not during. A defensible, evidenced answer to "are we ready?" — with a

scorecard the business and legal can act on.

Fixes the invisible gaps. Over-privileged roles, audit-off tenants, uncovered inactive

mailboxes, and missing process — found on a test account, not mid-matter.

Least-privilege and safe. Remediation is dry-run by default; the proof is non-destructive and

self-cleaning; no Global Admin dependency.

A rehearsed muscle. The team has actually placed a hold and run a search once, in test, before

the stakes are real.

## Limitations (be honest with buyers)

Licensing-gated capability. Content Search and eDiscovery (Standard) cases/holds are broadly

available; eDiscovery (Premium) (custodians, review sets, analytics, structured export)   requires Microsoft 365 E5 / E5 eDiscovery and Audit — the assessment reports which tier is   available; verify your licensing/tenant. Readiness for *Premium* review workflows is flagged   where the tier is absent.

The portal is evolving. Microsoft unified the eDiscovery experience in the Purview portal

(purview.microsoft.com); menu paths differ from older screenshots — paths are flagged "verify   in your tenant."

Not a substitute for legal judgement. The assessment evidences capability; scope, custodian,

hold, and production decisions remain legal/records determinations.

Government clouds differ. GCC High / DoD use different portal hosts (e.g. *.office365.us) and

some features lag Commercial — verify in your tenant.

## The standard deployment model

Assess → Design → Configure → Pilot (readiness proof in test) → Validate → Expand. Remediation is dry-run first; the readiness proof is non-destructive and runs on a dedicated test account; every gate is explicit pass/fail with a documented rollback (remove the proof hold, revert role changes).

# 2. Requirements Guide — eDiscovery Readiness Assessment (Microsoft Purview)

These are the prerequisites to run the assessment and the readiness proof. They complement — and do not repeat — the six shared [Purview category Global Requirements](global-requirements-purview.md) (compliance licensing, least-privilege Purview roles, S&C PowerShell + Graph toolchain, in-scope data sources, compliance/records/legal stakeholders, and a pilot scope + change control). Verify each of the six there first; the solution-specific items below add the eDiscovery detail. Each entry is Description · Why · Verify · Implement-if-missing.

## 2.1 eDiscovery tier / licensing known (Standard vs Premium)

Description: Confirmation of which eDiscovery tier the tenant is licensed for. Content Search and eDiscovery (Standard) cases and holds are available in most enterprise plans (e.g. Microsoft 365 E3); eDiscovery (Premium) — custodians, review sets, analytics/de-duplication, structured export — requires Microsoft 365 E5 or the E5 eDiscovery and Audit add-on (see category GR #1). Why: Readiness for a Premium *review* workflow cannot be asserted without the Premium tier; the assessment must record the tier so the scorecard reflects real capability, not aspiration. Verify: Microsoft 365 admin center → Billing → Licenses; open https://purview.microsoft.com → eDiscovery — if you cannot create custodians/review sets you are on Standard only. Run EDREADY-Discovery.ps1 (reports which case types/holds exist). Plan names and gating change — verify in your tenant. Implement: Record the tier in the scorecard. If Premium review capability is required and absent, assign E5 / E5 eDiscovery and Audit before claiming Premium readiness.

## 2.2 eDiscovery role groups (least privilege) — the assessor's access

Description: The assessor needs at least eDiscovery Manager to read cases/searches and place the proof hold, and visibility of eDiscovery Administrator membership; reading role membership needs an appropriate Purview role (category GR #2). No Global Administrator is used to run the proof. Why: The assessment evaluates *whether roles are least-privilege*; the assessor themselves must operate through the role groups, modelling the target state. Verify: https://purview.microsoft.com → Settings → Roles & scopes → Permissions → Microsoft Purview solutions → eDiscovery Manager / eDiscovery Administrator; or PowerShell Get-RoleGroupMember "eDiscovery Manager" / Get-RoleGroupMember "eDiscovery Administrator". Run EDREADY-Discovery.ps1. Implement: Add the assessor to eDiscovery Manager (and note the current membership as an assessment finding). Do not grant Global Admin for the assessment.

## 2.3 Unified audit log enabled (defensibility evidence)

Description: The Microsoft Purview unified audit log is on, so case, search, hold, and export activity — including the readiness proof — is recorded. Why: The audit trail *is* the evidence of defensibility. A tenant with auditing off is a high-severity readiness gap: preservation actions cannot be proven after the fact. Verify: Purview → Audit returns results; or EDREADY-Discovery.ps1 reads UnifiedAuditLogIngestionEnabled. Implement: Enable auditing (the remediation script can do this with -Commit), then allow time for events to populate. Turning auditing on is itself a scored remediation item.

## 2.4 Data-source scope mapped (workloads + inactive mailboxes)

Description: A written map of the workloads a matter would have to cover — Exchange mailboxes (remembering Teams chat is stored in mailboxes), SharePoint sites, OneDrive accounts, and Teams / M365 Group sites and files — plus an inventory of inactive/legacy mailboxes and any third-party/imported data (extends category GR #4). Why: Coverage blind spots (Teams messages, M365 Group sites, inactive mailboxes) are the classic cause of incomplete collection; readiness means these are known *before* a matter. Verify: A scope note lists the workloads and any out-of-scope items; EDREADY-Scope.ps1 reports mailbox coverage, litigation-hold state, and inactive mailboxes. Implement: Enumerate the workloads and inactive mailboxes; capture the map as a scorecard input.

## 2.5 Named legal/records owner + intake process (scope & hold determination)

Description: A named legal, compliance, or records owner who decides matter scope, custodians, holds, and production, and a matter-intake step where that sign-off is captured before any configuration (this is the eDiscovery-specific expression of category GR #5). Why: Scope and hold are legal determinations, not IT defaults. Readiness is not just technical — an org with perfect tooling but no intake/sign-off process is not ready. Verify: A matter-intake template/record exists with a named legal owner and a hold-instruction field. Confirmed with the stakeholder, recorded as a Process-domain finding. Implement: Establish the intake step (legal signs off scope + hold before configuration). Absence is a scored Process gap; the assessment provides the target-state description.

## 2.6 PowerShell modules and connectivity

Description: The ExchangeOnlineManagement module (provides Security & Compliance PowerShell Connect-IPPSSession and Exchange Online Connect-ExchangeOnline, used by the scope/mailbox checks) and, for Premium signals, the Microsoft.Graph.Security module (category GR #3). Why: The five scripts run through these — compliance objects via S&C PowerShell, mailbox/inactive coverage via Exchange Online, optional Premium case status via Graph. Graph cmdlet parameters are version-dependent — verify in your tenant. Verify: Get-Module -ListAvailable ExchangeOnlineManagement, Microsoft.Graph.Security; Connect-IPPSSession and Connect-ExchangeOnline succeed with modern auth (MFA). Implement: Install-Module ExchangeOnlineManagement -Scope CurrentUser and Install-Module Microsoft.Graph.Security -Scope CurrentUser. Modern auth only — no stored credentials or app secrets in scripts.

## 2.7 Dedicated test account for the readiness proof (non-sensitive)

Description: A dedicated, non-sensitive test account (for example an IT scratch mailbox) with a little seeded mail/files, used as the proof custodian so the full case → hold → search → confirm → remove-hold rehearsal never touches a real person. Why: The readiness proof is a capability rehearsal; it must run in test. Using a real custodian would place a real hold — out of scope for an assessment and a legal action in its own right. Verify: A test account exists (placeholder readiness-pilot@contoso.com) with seeded content. Implement: Provision the test account, seed a few messages/files, and reserve the proof names from Section 1's reference design.

## 2.8 Change control + rollback for the proof (and for remediation)

Description: A change record covering the readiness-proof hold and any remediation (role-group changes, enabling audit), with a defined rollback (remove the proof hold/policy, revert role membership) — the eDiscovery expression of category GR #6. Why: Even a test hold and role changes are configuration changes in a production tenant; they need an approver, a pilot gate, and a documented rollback. Verify: A change ticket names the approver, the test scope, and the rollback steps. Implement: Record the change; run remediation -WhatIf first; place the proof hold only after sign-off; remove it at the end of the proof.

__________________________________________________

## Checklist

Category GR #1–#6 verified (licensing, roles, toolchain, data scope, stakeholders, pilot/change control)

eDiscovery tier known (Standard vs Premium/E5) — EDREADY-Discovery.ps1 — *verify in tenant*

Assessor in eDiscovery Manager; eDiscovery Administrator membership reviewed; no Global Admin for the proof

Unified audit log status checked (on = ready; off = high-severity gap) — EDREADY-Discovery.ps1

Workloads + inactive mailboxes mapped — EDREADY-Scope.ps1

Named legal/records owner + matter-intake process on record

Modules installed (ExchangeOnlineManagement, Microsoft.Graph.Security); modern auth works

Dedicated test account for the readiness proof (non-sensitive, seeded)

Change control + rollback for the proof hold and remediation

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — eDiscovery Readiness Assessment (Microsoft Purview)

Follow the model Assess → Design → Configure → Pilot (readiness proof in test) → Validate → Expand. The assessment scores four domains — Roles (R), Holds/preservation (H), Scope/coverage (S), Process (P) — each Not Ready → Partial → Ready, records every gap in a gap register, remediates dry-run first, and then proves the capability non-destructively on a dedicated test account. Every proof artifact uses the Section 1 naming and the same names flow through Testing, Troubleshooting, and the scripts.

Portal: https://purview.microsoft.com → eDiscovery / Audit / Settings → Roles & scopes (Government clouds use a different host, e.g. *.office365.us — verify in your tenant). PowerShell: Connect-IPPSSession (Security & Compliance) for compliance objects; Connect-ExchangeOnline for mailbox/inactive coverage; Microsoft.Graph.Security for optional Premium signals.

Legal owns the determination of scope, custodians, holds, and production. Everything below is the technical assessment method and a test-account rehearsal — not a real matter, not a real preservation. Do not place a hold on a real custodian as part of this assessment.

__________________________________________________

## Stage A — Assess (read-only, nothing changes)

Inventory current state. Run EDREADY-Discovery.ps1 (read-only). It reports: eDiscovery

role-group membership (Manager/Administrator) and whether Global Admin appears in either;    existing cases, Content Searches, and case-hold policies/rules; unified audit log    status; and case-type signals for the tier (Standard vs Premium). This feeds domains R and    H.

Map data-source coverage. Run EDREADY-Scope.ps1 (read-only). It reports mailbox count and

litigation-hold state, inactive/legacy mailboxes, and any existing retention holds, and    lists the workloads to confirm (Exchange incl. Teams chat in mailboxes, SharePoint, OneDrive,    Teams/M365 Group sites). This feeds domain S.

Interview for process. With the named legal/records owner (Requirement 2.5), confirm whether a

matter-intake step, naming standard, change control/rollback, and evidence-pack    routine exist. This feeds domain P.

Gate A (pass/fail): discovery + scope reports captured and the process interview complete — you have the raw current state for all four domains. Fail → resolve access/module gaps (Requirements 2.2, 2.6) and re-run.

__________________________________________________

## Stage B — Design (the scorecard + gap register)

Score each domain against the rubric. Using the Stage-A evidence, score R/H/S/P as **Not

Ready / Partial / Ready** with the named criteria:

R — Roles: operators in eDiscovery Manager; a small eDiscovery Administrator lead

group; no standing Global Admin for matters; coverage ≥ 2 trained operators.

H — Holds/preservation: audit log on; a hold can be proven to preserve (Stage D);

inactive mailboxes and litigation-hold/retention interplay understood and covered.

S — Scope/coverage: all in-scope workloads discoverable, **Teams messages and M365 Group

sites included, unindexed/imported** data accounted for.

P — Process: matter-intake + legal sign-off, naming standard, **change

control/rollback, evidence-pack** ownership all present.

Record every gap. For each below-Ready criterion, add a gap-register row: domain, finding,

severity (High/Med/Low), owner, and remediation action. Audit-off and Global-Admin-for-matters are    High by default.

Design the target state and order. Sequence remediation: enable audit and fix roles first

(they gate everything and the proof), then scope/process. EDREADY-Reporting.ps1 renders the    scorecard + gap register.

Gate B: a completed scorecard and a prioritized gap register with owners. Fail → gather missing evidence and re-score.

__________________________________________________

## Stage C — Configure / Remediate (simulation/-WhatIf first)

Remediate the gaps — dry-run by default. Run EDREADY-Remediation.ps1 with -WhatIf

(the default) to preview every change; re-run with -Commit only after sign-off (Requirement    2.8). It can:

Enable the unified audit log (`Set-AdminAuditLogConfig -UnifiedAuditLogIngestionEnabled

$true`) — closing the highest-severity H gap.

Add named operators to eDiscovery Manager / the eDiscovery Administrator lead group

(Add-RoleGroupMember) — closing R gaps and building coverage.

Stand up the readiness-proof case + hold shell (see Stage D) named to the Section 1 pattern.

It never removes holds or role members silently, and it prints every action it would take.

Adopt the process artifacts. Put the matter-intake template, naming standard, and

change-control/rollback and evidence-pack routine in place (documentation deliverables) —    closing P gaps. These need no tenant change, only adoption.

Gate C: audit log on; role groups least-privilege with coverage; process artifacts adopted. Fail → complete remediation (re-run -WhatIf, then -Commit).

__________________________________________________

## Stage D — Pilot: the readiness proof (non-destructive, test account only)

Prove the capability end to end on the dedicated test account (Requirement 2.7), never a real custodian. This is the "pilot in test" gate — a rehearsal that is removed at the end.

Create the proof case. `New-ComplianceCase -Name "eDiscovery Readiness – Proof – Pilot"

-CaseType eDiscovery (portal: **eDiscovery → Cases → Create a case**). EDREADY-Remediation.ps1    -Commit` can create it.

Place the proof hold on the test account. Create Readiness Hold Policy – Proof – Pilot

(New-CaseHoldPolicy over the test mailbox only) and Readiness Hold Rule – Proof – Pilot     (New-CaseHoldRule). EDREADY-Remediation.ps1 builds these dry-run first; -Commit applies.     Portal: case → Holds → Create.

Run the proof search. Create and start Readiness Search – Proof – Pilot

(New-ComplianceSearch/Start-ComplianceSearch) scoped to the test mailbox with a simple query     matching the seeded content. Portal: case → Searches → New search.

Confirm preservation. As the test account, delete a seeded held item and confirm it remains

recoverable/preserved (recoverable items / preservation hold). This is the proof that a hold     actually preserves in your tenant.

Remove the proof hold (clean up). Delete Readiness Hold Rule – Proof – Pilot then

Readiness Hold Policy – Proof – Pilot (Remove-CaseHoldRule / Remove-CaseHoldPolicy), leaving     the tenant as it was. The capability is proven; nothing is left preserving.

Gate D (the core readiness gate): proof case created; hold placed and proven to preserve on the test account; scoped search returned the seeded items; proof hold removed. Fail any → the capability is not demonstrably ready — fix and re-run before claiming readiness.

__________________________________________________

## Stage E — Validate

Run the testing procedures in `05-testing.md` and EDREADY-Validation.ps1 — every rubric

gate (R/H/S/P) must return pass, and the audit log must show the proof activity.     EDREADY-Reporting.ps1 produces the final evidence pack (scorecard, gap register closed-state,     proof audit records).

Gate E: all validation gates pass; audit shows the proof case/hold/search. Fail → remediate and re-validate.

__________________________________________________

## Stage F — Expand (operate for real)

You are ready to run live matters. With gaps closed and the proof passing, operate real

matters using the eDiscovery Administration solution — legal owning every determination.     Re-run this assessment periodically (e.g. quarterly, and after a tenant/licensing change) so     readiness does not drift.

__________________________________________________

## Rollback (documented before you commit anything)

Proof hold: delete Readiness Hold Rule – Proof – Pilot then `Readiness Hold Policy – Proof –

Pilot (Remove-CaseHoldRule / Remove-CaseHoldPolicy`) — it only ever covered the test   account, so removal releases nothing real. This is a normal step of Stage D.

Proof case/search: searches are non-destructive; Remove-ComplianceSearch and

Remove-ComplianceCase remove the rehearsal artifacts.

Role change: Remove-RoleGroupMember to revert an added operator.

Audit log: enabling auditing is not reverted (it is a readiness improvement); if you must,

Set-AdminAuditLogConfig -UnifiedAuditLogIngestionEnabled $false — not recommended.

# 5. Testing & Validation — eDiscovery Readiness Assessment (Microsoft Purview)

Run these to validate readiness after remediation and the readiness proof. Each test maps to a rubric domain (R/H/S/P), states the procedure and the expected pass/fail, and where noted is produced by EDREADY-Validation.ps1 / EDREADY-Reporting.ps1. The proof artifacts are the Section 1 names on the test account.

## Test 1 (R) — Roles are least-privilege, with coverage

Procedure: Run EDREADY-Validation.ps1; or Purview → Settings → Roles & scopes → check eDiscovery Manager / eDiscovery Administrator membership. Pass: Operators are in eDiscovery Manager; a small lead group is in eDiscovery Administrator; no Global Admin appears in either group; ≥ 2 trained operators (coverage). Fail: Global Admin is used for matters, no members in the role groups, or a single operator (no coverage) — see Requirement 2.2 / Implementation Stage C.

## Test 2 (H) — Unified audit log is on

Procedure: Run EDREADY-Validation.ps1 (reads UnifiedAuditLogIngestionEnabled); or Purview → Audit returns results. Pass: Auditing is enabled; a search for recent activity returns records. Fail: Auditing off (high-severity gap — enable via EDREADY-Remediation.ps1 -Commit, Requirement 2.3).

## Test 3 (H) — A hold actually preserves (the readiness proof)

Procedure: With Readiness Hold Policy – Proof – Pilot / Readiness Hold Rule – Proof – Pilot enabled on the test account, delete a seeded held item and confirm it is still recoverable/preserved. EDREADY-Validation.ps1 confirms the proof policy/rule are enabled over the test mailbox. Pass: The hold policy/rule are enabled over the test mailbox and the deleted item remains preserved and discoverable — preservation demonstrably works. Fail: Hold shows disabled/error, or the item is permanently gone (see Troubleshooting) — the capability is not proven.

## Test 4 (H) — Proof hold removed (clean up verified)

Procedure: After the proof, run EDREADY-Validation.ps1 (or Get-CaseHoldPolicy) and confirm Readiness Hold Policy – Proof – Pilot no longer exists. Pass: The proof hold and rule are gone; nothing is left preserving on the test account. Fail: The proof hold still exists (remove per Implementation Step 13 / Rollback) — a rehearsal must not leave a standing hold.

## Test 5 (S) — Scope/coverage is complete

Procedure: Run EDREADY-Scope.ps1; review workload coverage, inactive/legacy mailboxes, and that Teams messages (in mailboxes) and M365 Group/Teams sites are accounted for. Pass: Every in-scope workload is discoverable and mapped; inactive mailboxes are inventoried; no known workload is missing from the scope note. Fail: A workload is unaccounted for (e.g. Teams chat, M365 Group sites, inactive mailboxes) — a coverage blind spot (Requirement 2.4 / Implementation Step 2).

## Test 6 (S) — Proof search returns the seeded content

Procedure: Inspect Readiness Search – Proof – Pilot statistics (EDREADY-Reporting.ps1 or portal search Statistics); preview a sample. Pass: Item count is in the expected order of magnitude for the seeded test content; preview shows the on-topic seeded items — search over the held location works. Fail: Zero hits when content was seeded, or an implausible count (query/location scope wrong).

## Test 7 (P) — Process artifacts exist

Procedure: Confirm the matter-intake template (with named legal owner + hold instruction), the naming standard, the change-control/rollback, and the evidence-pack routine are adopted. Pass: All four process artifacts exist and are owned; a matter could be intaken today with legal sign-off before configuration. Fail: Any missing — an org with tooling but no process is not ready (Requirement 2.5 / Implementation Step 8).

## Test 8 (all) — Audit trail of the proof present

Procedure: Run EDREADY-Reporting.ps1 (audit section) or Purview → Audit and search for the proof case/hold/search activity. Pass: Audit records exist for the proof case creation, hold placement/removal, and search — defensibility evidence is being captured. Fail: No audit activity (auditing off — Test 2 — or insufficient time to populate).

## Test 9 — Licensing/tier recorded honestly

Procedure: EDREADY-Discovery.ps1 case-type/tier signals vs the licensing in Requirement 2.1. Pass: The scorecard records the actual tier (Standard vs Premium/E5); any Premium *review* readiness claim is backed by E5 licensing. Fail: The scorecard claims Premium review readiness without the tier — verify in your tenant and correct.

__________________________________________________

## Validation gate summary (all must pass to declare readiness)

Roles least-privilege with coverage, no Global Admin (Test 1)

Audit log on (Test 2)

Hold proven to preserve on the test account (Test 3) and proof hold removed (Test 4)

Scope/coverage complete — Teams, M365 Groups, inactive mailboxes (Test 5)

Proof search returns seeded content (Test 6)

Process artifacts adopted (Test 7)

Audit trail of the proof present (Test 8)

Tier/licensing recorded honestly (Test 9)

# 6. Troubleshooting — eDiscovery Readiness Assessment (Microsoft Purview)

Common readiness failure modes, what causes them, and how to resolve — keyed to the four domains and the named proof artifacts. Re-run the read-only scripts (EDREADY-Discovery.ps1, EDREADY-Scope.ps1, EDREADY-Validation.ps1) after each fix to confirm the gate flips to pass.

## Unified audit log is OFF (high-severity H gap)

Symptom: EDREADY-Discovery.ps1 / EDREADY-Validation.ps1 report

UnifiedAuditLogIngestionEnabled = False; the Audit solution returns nothing.

Cause: Auditing was never enabled, or was disabled. Without it, preservation actions cannot be

proven — the defensibility evidence does not exist.

Resolve: EDREADY-Remediation.ps1 -EnableAudit -Commit (or Purview → Audit → turn on). Then

wait — events take time to populate; re-run validation later. Enabling auditing is a one-way   readiness improvement; do not disable it.

## No members in the eDiscovery role groups / matters run as Global Admin (R gap)

Symptom: eDiscovery Manager / eDiscovery Administrator show (no members), or the discovery

script flags a member who is also a Global Admin.

Cause: eDiscovery access was never delegated, or was granted via Global Admin (over-privileged).

Resolve: Add operators with EDREADY-Remediation.ps1 -AddManagers <upns> -Commit and the

lead(s) with -AddAdministrators <upn> -Commit; remove standing Global-Admin use for matters. Grant   eDiscovery only through the role groups.

## Only one trained operator (coverage gap, R)

Symptom: Validation flags fewer than two eDiscovery Manager members.

Cause: Single point of failure — one person on leave stops a hold.

Resolve: Add and train at least a second operator; document who does what. Coverage is part

of readiness, not just having *a* role holder.

## The readiness-proof hold does not preserve (H — the core proof fails)

Symptom: Readiness Hold Policy – Proof – Pilot shows disabled/error, or a deleted seeded item

on the test account is permanently gone (Test 3 fails).

Cause: The hold was not enabled, the policy did not target the test mailbox, replication had not

completed, or the account is unlicensed for the hold.

Resolve: Confirm the policy/rule exist and are enabled over the test mailbox

(Get-CaseHoldPolicy/Get-CaseHoldRule); allow time for the hold to take effect before deleting a   test item; verify the test account's licensing. Rebuild with EDREADY-Remediation.ps1 -BuildProof   -ProofMailbox <test> -Commit if needed. Do not conclude readiness until preservation is proven.

## Proof hold still present after the assessment (H — cleanup gap)

Symptom: Post-assessment, Readiness Hold Policy – Proof – Pilot still exists (Test 4 fails).

Cause: The Stage-D cleanup step was skipped.

Resolve: Remove it — Remove-CaseHoldRule 'Readiness Hold Rule – Proof – Pilot' then

Remove-CaseHoldPolicy 'Readiness Hold Policy – Proof – Pilot'. A rehearsal must not leave a   standing hold; it only ever covered the test account, so removal releases nothing real.

## Inactive / legacy mailboxes not covered (S blind spot)

Symptom: EDREADY-Scope.ps1 lists inactive mailboxes; the scope note does not account for them.

Cause: Inactive/legacy mailboxes are a classic preservation blind spot — content persists but is

easy to forget.

Resolve: Inventory every inactive mailbox and confirm whether it is in scope; ensure in-scope

ones would be covered by a hold. Record the decision in the scope note (a legal/records call on   what is in scope).

## Teams / M365-Group content missing from scope (S gap)

Symptom: The scope note covers mailboxes but not Teams chat, Teams files, or **M365

Group** sites; a collection would under-collect.

Cause: A mailbox-only mental model. Teams chat lives in mailboxes; **Teams files and M365

Group content live in SharePoint/OneDrive.**

Resolve: Add Teams (chat via mailboxes) and M365 Group/Teams sites (SharePoint/OneDrive) to the

scope note and confirm they are discoverable in the portal — verify in your tenant.

## Premium features (custodians / review sets / analytics / export) absent (tier)

Symptom: You cannot create custodians or review sets; Premium readiness cannot be claimed.

Cause: The tenant/operators are licensed for Standard only; Premium requires **E5 / E5

eDiscovery and Audit** (Requirement 2.1).

Resolve: Record the actual tier in the scorecard (do not claim Premium review readiness

without it). If a Premium review workflow is required, assign the licensing, then re-assess. Plan   names and gating change — verify in your tenant.

## Process artifacts missing (P — "tooling but not ready")

Symptom: No matter-intake template, no legal sign-off gate, no naming standard, no change

control/rollback, no evidence-pack owner (Test 7 fails).

Cause: Readiness was treated as purely technical.

Resolve: Adopt the four process artifacts (documentation deliverables). An org with perfect

tooling but no intake/sign-off process is not ready — scope and holds are legal determinations   that must be captured *before* configuration.

## PowerShell connect / module errors

Symptom: Connect-IPPSSession or Connect-ExchangeOnline fails; cmdlets not found.

Cause: Module not installed, or legacy/basic auth.

Resolve: Install-Module ExchangeOnlineManagement -Scope CurrentUser; connect with **modern

auth/MFA. For Premium signals also `Install-Module Microsoft.Graph.Security`. Never** store   credentials or app secrets in the scripts (Requirement 2.6).

## Insufficient role to read config

Symptom: Discovery/scope scripts report "could not read" for audit config, mailboxes, or role

membership.

Cause: The assessor lacks the Purview/Exchange role to read that object.

Resolve: Grant the least-privilege read role (category GR #2 / Requirement 2.2) and re-run — do

not escalate to Global Admin to work around it.

## Government cloud paths differ

Symptom: Portal paths/hosts in this guide do not match your tenant.

Cause: GCC High / DoD use different hosts (e.g. *.office365.us) and some features lag

Commercial.

Resolve: Use your cloud's portal host and verify in your tenant; the cmdlets are the same,

the paths and availability may differ.

# 7. Best Practices — eDiscovery Readiness Assessment (Microsoft Purview)

Durable practices for keeping the eDiscovery capability ready, least-privilege, and defensible — so the next real matter is routine, not a scramble.

## Readiness is a state you maintain, not a project you finish

Re-assess periodically. Readiness drifts — people leave the role groups, licensing changes,

new workloads appear. Re-run this assessment quarterly and after any tenant/licensing change,   re-scoring R/H/S/P and updating the gap register.

Track the scorecard over time. A rising number of Ready domains (and a shrinking gap register)

is the evidence of a maturing capability; show it to legal and leadership.

Rehearse before you need it. Run the readiness proof on the test account at least once per

assessment cycle. A team that has placed a hold and run a search this quarter responds faster when   a real hold lands.

## Least privilege and coverage (domain R)

Grant eDiscovery through the role groups, never Global Admin. eDiscovery can read anyone's mail

and files; operators belong in eDiscovery Manager, a small lead group in eDiscovery   Administrator — Global Admin is not an eDiscovery role.

Avoid the single point of failure. Keep at least two trained operators; document who does

what. One person on leave should not stop a hold.

Consider compliance boundaries early. In multi-region/multi-agency tenants, decide *before* a

matter whether an eDiscovery team may search everyone — the boundary is a legal/HR determination   implemented as a compliance security filter.

## Preservation you can prove (domain H)

Keep the unified audit log on — always. It is the defensibility evidence; auditing off is the

single highest-severity readiness gap. Do not disable it.

Prove, don't assume. "We have holds" is not readiness; "we placed a hold on a test account,

deleted a held item, and it survived" is. The proof is the point.

Cover the easy-to-miss data. Inactive/legacy mailboxes, litigation-hold state, and the

retention-vs-hold interplay are where preservation silently fails — inventory and verify them.

Understand headroom. Know the practical limits on the number/size of holds you may run, so a

large matter does not surprise you.

## Complete scope (domain S)

Remember where content really lives. Teams chat is stored in mailboxes; Teams files and

M365 Group content live in SharePoint/OneDrive. A mailbox-only mental model under-collects.

Account for unindexed/partially-indexed items and imported/third-party data in the scope note —

they do not vanish because a search missed them.

Map, then verify. A written scope note is necessary but not sufficient; confirm the workloads

are actually discoverable in the tenant.

## Process and defensibility (domain P)

Legal owns the determination; IT executes and evidences it. Scope, custodians, holds, and

production are legal/records decisions. Readiness means the intake step captures that sign-off   *before* configuration — never improvise scope.

Name everything to a standard. A consistent naming convention (<Purpose> – <Matter> – <Stage>)

makes matters auditable and the audit trail legible.

Change control and rollback for holds and exports. Even a test hold is a production change;

every hold/export has an approver, a pilot gate, and a documented rollback.

Own the evidence pack. Decide who keeps the audit trail and export reports, and for how long —

the evidence of a defensible collection is only useful if someone retains it.

## Safe automation

Dry-run first, commit deliberately. The remediation script is `-WhatIf` by default; read

every previewed action before -Commit. Discovery/scope/validation/reporting are read-only.

Modern auth, no secrets. Connect with Connect-IPPSSession / Connect-ExchangeOnline using

modern auth/MFA; never put credentials or app secrets in scripts.

Keep docs and automation in lockstep. The scripts print the same artifact names used in the

Implementation and Testing guides — when you change a name, change it in both.

## Know the boundaries

Verify licensing/tenant, don't assume. Premium (custodians/review sets/analytics/export) is

E5-gated and the portal evolves; record the actual tier and flag version-dependent paths.

Government clouds differ. GCC High / DoD use different hosts and some features lag — verify.

This assessment makes you ready; it does not run matters. Operate real matters with the

eDiscovery Administration solution, with legal in control of every determination.

# 8. Deliverables Summary — eDiscovery Readiness Assessment (Microsoft Purview)

## Documentation

01 – Solution Overview — what a readiness assessment is (and how it differs from operating

matters via the eDiscovery Administration solution), why readiness is the risk, the four-domain   rubric (Roles / Holds / Scope / Process), the assessment model, the reference naming for the   readiness proof, and what legal owns.

02 – Requirements Guide — the solution-specific prerequisites (eDiscovery tier/licensing,

least-privilege assessor roles, audit log, data-source + inactive-mailbox scope, named legal owner +   intake, modules, a dedicated test account for the proof, change control) with Verify / Implement   steps and a checklist — referencing the six shared Purview category Global Requirements.

03 – Implementation Guide — the ordered **Assess → Design → Configure → Pilot (readiness proof

in test) → Validate → Expand build: inventory current state, score R/H/S/P into a scorecard +   gap register, remediate dry-run first, prove the capability non-destructively on a test   account** (case → hold → search → confirm preservation → remove hold), validate, then operate — with   pass/fail gates and rollback.

05 – Testing & Validation — nine procedures with expected pass/fail (roles least-privilege +

coverage, audit on, hold proven to preserve, proof hold removed, scope complete, search   returns seeded content, process artifacts adopted, audit trail present, tier recorded honestly) and   a gate summary.

06 – Troubleshooting — common readiness failure modes and resolutions (audit off, no role-group

members / Global-Admin dependency, hold not preserving on the proof, inactive-mailbox coverage gaps,   missing Teams/M365-Group scope, Premium features absent, proof cleanup).

07 – Best Practices — durable practices for a ready, least-privilege, defensible capability that

is re-assessed and rehearsed rather than assumed.

Executive Summary — the outcome (an evidenced answer to "are we ready?"), the approach, and why

it is low-risk.

## PowerShell scripts (5) — safe-by-default (read-only or `-WhatIf`; modern auth; no secrets)

EDREADY-Discovery.ps1 — read-only current-state inventory. Reports eDiscovery role-group

membership (Manager/Administrator, and whether Global Admin appears), existing cases / Content    Searches / case-hold policies, unified-audit-log status, and case-type/tier signals — the raw    evidence for the Roles and Holds domains.

EDREADY-Remediation.ps1 — gap remediation, dry-run (`-WhatIf`) by default. Previews (and

with -Commit applies) enabling the unified audit log, adding named operators to the eDiscovery    role groups, and standing up the readiness-proof case + hold on the test account    (New-ComplianceCase / New-CaseHoldPolicy / New-CaseHoldRule). Never removes holds or members    silently; prints every action.

EDREADY-Validation.ps1 — read-only rubric validation. Runs the R/H/S/P gate checks — roles

least-privilege + coverage, audit on, proof hold enabled then removed, scope accounted for — and    emits pass/fail for each, matching Section 5.

EDREADY-Reporting.ps1 — read-only scorecard / gap register / evidence pack. Renders the

readiness scorecard and gap register and summarizes the proof search statistics, hold status, and    eDiscovery audit activity — the deliverable evidence pack.

EDREADY-Scope.ps1 — read-only scope/health helper. Reports mailbox coverage and

litigation-hold state, inactive/legacy mailboxes, existing retention holds, and the workload    checklist (Exchange incl. Teams chat, SharePoint, OneDrive, Teams/M365 Group sites) — the    Scope/coverage domain evidence.

All scripts print clear, named output referencing the same artifact names (eDiscovery Readiness – Proof – Pilot, Readiness Hold Policy – Proof – Pilot, Readiness Search – Proof – Pilot) used in the Implementation and Testing guides, so the docs and automation stay in lockstep. Regulatory, records, and legal determinations are deferred to the relevant governance functions — the scripts provide method and evidence, not the determination.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## EDREADY-Discovery.ps1

## EDREADY-Remediation.ps1

## EDREADY-Reporting.ps1

## EDREADY-Scope.ps1

## EDREADY-Validation.ps1