Endpoint DLP for Windows — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Endpoint DLP for Windows in Microsoft Purview

## The problem

Sensitive data leaves Windows laptops through local channels that server-side controls never see: copied to a USB stick, sent to a printer, lifted through the clipboard into personal webmail, dropped onto an unmanaged network share, or uploaded to a personal cloud account in a browser. Email and SharePoint DLP are blind to all of it — these actions happen entirely on the device. Left unaddressed, that is both a compliance gap and a direct data-risk exposure.

## The solution

This solution delivers Microsoft Purview Endpoint DLP for Windows end to end. It onboards Windows devices so those on-device activities become visible to Purview, configures the endpoint settings that define sanctioned USB devices / printers / shares / browsers / cloud domains, and authors a policy with rules for the five egress channels — USB, print, clipboard, network share, and cloud egress — keyed to your sensitive content (sensitivity labels and/or sensitive information types). Crucially, every rule is piloted in simulation/test mode first — it records what it *would* do without blocking anyone — validated on a small device ring, and only then moved to enforce.

## How it works — the model

The delivery follows a disciplined, repeatable model with an explicit pass/fail gate at each step:

Assess → Design → Configure → Pilot (simulation) → Validate → Expand (enforce).

Because endpoint block actions stop work at the moment of the action, nothing is enforced until it has been proven, in simulation, to see the right channels and act only on the right content — with a one-command rollback available at all times.

## What you get

A complete document set: Overview, Requirements, an ordered Implementation guide, Testing

(pass/fail gates), Troubleshooting, Best Practices, and this summary.

Five PowerShell tools (Security & Compliance PowerShell / Microsoft Graph) — discovery,

configuration (simulation, -WhatIf first), validation, reporting, and scope/health — all   read-only or preview by default, with no credentials in code.

A defensibility evidence pack: proof of what was configured, that each channel was validated in

simulation before enforcement, and that enforcement behaves as designed.

## Scope and boundaries

Endpoint DLP is licensing-dependent (typically Microsoft 365 E5 / E5 Compliance / E5

Information Protection & Governance) and the Purview portal evolves — capability availability   and exact paths are verified against your licensing/tenant, never assumed.

Regulatory, records, and legal determinations — which data is sensitive, which channels must be

blocked versus audited, and whether an action is a violation — remain with your compliance,   security, records, privacy, and legal functions. This solution provides the technical method   and the evidence, not the determination.

## The bottom line

A set of uncontrolled local exfiltration paths on Windows endpoints becomes a monitored, then enforced control set in Microsoft Purview — configured, piloted in simulation, validated, and defensible.

# Solution Overview — Endpoint DLP for Windows in Microsoft Purview

## What this solution delivers

Sensitive data does not only leave the organization over email and SharePoint links. On a Windows laptop it walks out the local doors: a file copied to a USB stick, sent to a printer, lifted through the clipboard into a personal webmail tab, dropped onto an unmanaged network share, or uploaded to a personal cloud account in a browser. Server-side DLP (Exchange, SharePoint, OneDrive, Teams) never sees any of it — those actions happen entirely on the endpoint. Microsoft Purview Endpoint DLP closes that gap: once a Windows device is onboarded, Purview can see and control those on-device activities against your sensitive content.

This solution walks a competent-but-novice administrator through a complete, repeatable Windows Endpoint DLP deployment:

Onboard Windows devices to Microsoft Purview so the endpoint activities become visible —

confirming the device prerequisites (supported Windows build, AV/onboarding health) and choosing    an onboarding method (Intune, Group Policy, local script, or Configuration Manager).

Configure the Endpoint DLP global settings that every endpoint policy depends on — the

pieces that define *what counts as* a USB device, a corporate printer, an allowed browser, or a    sanctioned cloud domain (removable-media / printer / network-share groups, browser and service    domain restrictions, restricted apps, file-path exclusions).

Author a Windows Endpoint DLP policy with rules for the five egress channels —

USB / removable media, print, clipboard, network share, and cloud egress    (browser upload) — each keyed to your sensitive content (sensitivity labels and/or sensitive    information types), piloted in simulation/test mode first so nothing is blocked until you    have validated it.

Validate, then expand — prove that each channel is seen and *would* act (audit → warn →

block) on a small pilot device group, then move rules from simulation to enforce and widen    scope deliberately, with an explicit pass/fail gate and a documented rollback at every step.

The result turns a set of uncontrolled local exfiltration paths into a monitored, then enforced control set on Windows endpoints — configured, piloted, validated, and defensible in Microsoft Purview.

## What Endpoint DLP is (and is not)

It is the extension of Purview Data Loss Prevention to the Devices location — the ability

to detect and act on on-device activities (copy to USB, print, clipboard, copy to network   share, upload/egress via browser, and related activities) against content that matches your DLP   conditions.

It requires onboarding. A Windows device must be onboarded to Microsoft Purview (the same

onboarding surface shared with Microsoft Defender for Endpoint) before any endpoint activity   is visible or controllable. No onboarding, no endpoint DLP.

It is not a substitute for your Exchange/SharePoint/OneDrive/Teams DLP — it is the Devices

location alongside them. A single DLP policy can cover multiple locations; this solution focuses   on the Devices location for Windows.

It is licensing-dependent. Endpoint DLP is a premium capability (typically **Microsoft 365

E5, the E5 Compliance, or the E5 Information Protection & Governance add-on) and   in-scope users must be licensed. Some endpoint activities and settings are newer or in preview and   the portal evolves — verify capability availability and exact portal paths against your   licensing/tenant** rather than assuming (see global-requirements-purview.md §1).

## The five egress channels this solution controls

Each is an on-device activity Endpoint DLP can detect and, in a rule, Audit, Warn with override, or Block:

| Channel | On-device activity controlled |
| --- | --- |
| USB / removable media | Copying a matching file to a USB / removable storage device (with allow-listed *device groups* for corporate-issued media). |
| Print | Printing a matching file (with allow-listed *printer groups* for sanctioned printers). |
| Clipboard | Copying matching content to the clipboard for paste into another app / browser. |
| Network share | Copying a matching file to a network share (with allow-listed *network-share groups*). |
| Cloud egress (browser upload) | Uploading a matching file to, or accessing it from, an unallowed browser or a non-sanctioned service/cloud domain (service-domain and sensitive-service-domain restrictions). |

Browser coverage. Microsoft Edge is covered natively. Chrome and Firefox require the Microsoft Purview browser extension to see and control cloud-egress and clipboard-to-web activity. Confirm the extension is deployed to in-scope browsers — verify against your tenant.

## Simulate first — this is a high-impact control

Endpoint DLP block actions stop real work at the moment someone tries to copy, print, or upload. A mis-scoped rule can block a legitimate user mid-task. Therefore every policy in this solution is deployed in simulation / test mode first (the DLP policy modes *Test with notifications* / *Test without notifications*; in the portal, *"Run the policy in simulation mode."*) — the policy evaluates and records what it *would* do without blocking anyone — validated on a small pilot device group, and only then moved to enforce. Verify the exact simulation/test terminology in your tenant (the portal wording evolves).

Determinations are not yours to make. *Which* data is sensitive, *which* channels must be blocked versus merely audited, and *whether* a given user's action is a policy violation are compliance / records / security / HR-legal determinations — this solution delivers the technical configuration and the evidence, not the determination (see global-requirements-purview.md §5).

## The standard deployment model

Every step follows the same repeatable model, with an explicit pass/fail gate between phases:

Assess → Design → Configure → Pilot (simulation/test) → Validate → Expand (enforce).

Assess — confirm licensing, least-privilege roles, device-onboarding readiness, the in-scope

sensitive content, the pilot device group, and compliance/security stakeholder sign-off.

Design — decide which channels audit vs warn vs block, define the device / printer

/ network-share groups and the browser/service-domain lists, name every object, and set the pilot   scope.

Configure — onboard devices, set the Endpoint DLP global settings, then build the policy and

its five rules in simulation/test mode.

Pilot — run in simulation on the pilot devices; confirm each channel is seen and *would* act

without blocking anyone.

Validate — run the pass/fail gates in 05-testing.md.

Expand — move rules from simulation to enforce and widen device scope only after the gate

passes; roll back per 03-implementation.md if a gate fails.

## What's in the box

This overview, a Requirements guide, an ordered Implementation guide, Testing

(pass/fail gates), Troubleshooting, Best Practices, and a Deliverables Summary +   Executive Summary.

Five PowerShell tools (Security & Compliance PowerShell / Microsoft Graph): a Discovery

inventory of onboarding readiness and existing endpoint DLP config, a Configure/Remediation   helper that builds the policy + rules in simulation (`-WhatIf` first), a Validation   checker, a Reporting rollup of endpoint DLP configuration and activity, and a scope/health   helper — read-only or `-WhatIf` by default; no credentials in code.

Sources. Microsoft Learn — *Learn about Microsoft Purview Endpoint data loss prevention*, *Get started with / Onboard Windows devices into Microsoft Purview*, *Configure endpoint DLP settings*, *Create and deploy data loss prevention policies* (conditions, actions, simulation mode), and the *Microsoft Purview browser extension*. Endpoint DLP is licensing-dependent and the Purview portal is evolving — verify capability availability, portal paths, and cmdlet parameters against your licensing/tenant rather than assuming.

# Requirements — Endpoint DLP for Windows in Microsoft Purview

Confirm every prerequisite below before you configure anything. Category-level prerequisites (tenant, compliance licensing model, least-privilege roles, Security & Compliance PowerShell / Graph toolchain, in-scope data sources, compliance/privacy/legal stakeholders, pilot scope + change control) are in global-requirements-purview.md — reference them; they are not repeated here. The items below are the ones specific to Windows Endpoint DLP: device onboarding, the endpoint global settings, and the per-channel control decisions.

Each requirement is written as Description · Why · Verify · Implement if missing.

__________________________________________________

## R1. Endpoint DLP licensing, assigned to in-scope users

Description: The licensing that includes Endpoint DLP — typically Microsoft 365 E5, the E5 Compliance, or the E5 Information Protection & Governance add-on — assigned to the users who sign in to the in-scope Windows devices. Why: Endpoint DLP is a premium, plan-gated capability; without the right licence the Devices location and the endpoint activities are not available, and endpoint enforcement is licensed per user. Verify: Microsoft 365 admin center → Billing → Licenses confirms the SKU/add-on. In the Purview portal, Data Loss Prevention exposes the Devices location and Settings → Device onboarding is present. Cross-check advanced endpoint activities against the *Microsoft Purview service description* — verify against your licensing/tenant. Implement if missing: Acquire and assign the required SKU/add-on to in-scope users before onboarding devices or authoring endpoint rules.

## R2. Least-privilege roles for DLP + device onboarding

Description: The least-privilege roles, mapped to named people:

Compliance Administrator or Compliance Data Administrator (or the **DLP Compliance

Management** role group) to author the DLP policy and rules and to configure Endpoint DLP settings.

The rights to onboard devices by your chosen method (e.g. Intune Administrator for an

Intune configuration profile, or a device/GPO administrator for Group Policy / local script).

Global Administrator only where genuinely required (e.g. first-time service enablement).

Why: Purview uses fine-grained role groups; policy authoring and device onboarding are distinct duties and should not be over-granted to one account. Verify: Purview portal → Roles & scopes / Permissions confirms the DLP role membership; your device-management console confirms the onboarding role. DLPWIN-Discovery.ps1 reports the DLP policy/role signals it can read. Implement if missing: Assign the least-privilege role for each duty under change control.

## R3. Supported, healthy Windows devices ready to onboard

Description: In-scope endpoints running a supported Windows build (Windows 10 version 1809 or later, or Windows 11) with a current antimalware client and the servicing/updates Endpoint DLP requires, joined/managed in a way that supports your onboarding method. Why: Endpoint DLP sensing depends on the Windows client components; unsupported or unpatched devices will not report endpoint activities reliably. Verify: Confirm the OS build and update state on a sample of devices; DLPWIN-Discovery.ps1 (Graph) reports managed-device OS/version signals where readable. Confirm exact minimum build/AV requirements against current Microsoft docs for your tenant. Implement if missing: Patch/upgrade devices to a supported build and healthy AV state before onboarding.

## R4. A device-onboarding method chosen and available

Description: A chosen method to onboard Windows devices to Microsoft Purview — one of Microsoft Intune (endpoint DLP / device onboarding configuration profile), Group Policy, local onboarding script, or Microsoft Configuration Manager — using the onboarding package from Purview → Settings → Device onboarding. (Onboarding is shared with Microsoft Defender for Endpoint; devices already onboarded to Defender for Endpoint may already satisfy this.) Why: Onboarding is what makes endpoint activities visible to Purview; the method must fit how the estate is managed and be repeatable for the pilot and expansion rings. Verify: Purview → Settings → Device onboarding shows the onboarding packages/options; a test device appears in the Devices list after onboarding. DLPWIN-ScopeHealth.ps1 prompts to confirm onboarding status in-portal and reports managed-device counts (Graph) as a proxy. Implement if missing: Select the onboarding method that matches your management tooling, download the package, and onboard the pilot devices first.

## R5. In-scope sensitive content to key the rules on (labels and/or SITs)

Description: The sensitive content the endpoint rules will match — sensitivity labels (e.g. *Confidential*) already published and in use, and/or sensitive information types (built-in or custom) and/or trainable classifiers — that define *what* triggers the USB/print/clipboard/ network/cloud rules. Why: An endpoint rule acts on content that matches a condition; without labels or SITs to match, the rule has nothing to key on (or would apply to *all* content, which is rarely intended). Verify: Purview → Information Protection → Labels shows the labels published; Data classification → Sensitive info types shows the SITs; content in scope carries labels (Activity/ Content explorer where available). DLPWIN-Discovery.ps1 inventories labels and SITs. Implement if missing: Publish/adopt the needed sensitivity labels or select the SITs first. (A full labeling rollout may be a separate project; endpoint rules can start on SITs and add label conditions once labels are in use.)

## R6. Endpoint DLP global settings defined (device / printer / share groups, browsers, domains)

Description: The Endpoint DLP settings every endpoint rule depends on, defined with your stakeholders and named:

Removable-storage device groups (which USB devices are corporate/allowed vs restricted).

Printer groups (which printers are sanctioned).

Network-share coverage / groups (which shares are in scope or excluded).

Browser and domain restrictions — unallowed browsers, service domains (allowed) and

sensitive service domains, and unallowed cloud service domains for cloud-egress control.

Restricted apps / app groups, file-path exclusions, and (where used) VPN settings and

business-justification options. Why: These settings are the *vocabulary* the rules speak — "block copy to USB except the corporate device group," "block upload except to sanctioned service domains." Without them the rules cannot distinguish sanctioned from unsanctioned paths. Verify: Purview → Data Loss Prevention → Endpoint DLP settings shows each group/list defined. DLPWIN-Discovery.ps1 reports the endpoint settings it can read and flags anything not readable. Implement if missing: Define the groups and lists before authoring the rules that reference them. Verify the exact settings pages and option names against your tenant (they evolve).

## R7. The Microsoft Purview browser extension for Chrome/Firefox (cloud-egress + clipboard-to-web)

Description: The Microsoft Purview browser extension deployed to Chrome and Firefox on in-scope devices, so cloud-egress and clipboard-to-web activity is visible in those browsers. (Microsoft Edge is covered natively and needs no extension.) Why: Without the extension, Chrome/Firefox uploads and web-paste actions are not seen or controlled — a coverage gap that undermines the cloud-egress rule. Verify: Confirm the extension is installed/managed on a sample of Chrome and Firefox instances (e.g. via your browser management policy). Verify deployment method against current Microsoft docs. Implement if missing: Deploy the extension (via Intune/GPO or the browser's enterprise policy) to in-scope Chrome/Firefox before relying on the cloud-egress rule for those browsers.

## R8. Per-channel control decision (audit / warn / block) — agreed with stakeholders

Description: A documented decision, per channel (USB, print, clipboard, network share, cloud egress), of the intended action — Audit, Warn with override, or Block — and which sensitive content each applies to, agreed with compliance / security (and HR/legal where the action affects users). Why: The action is a policy decision, not a technical default; blocking versus auditing a channel has real operational and user impact and must reflect enterprise policy, not the administrator's preference. Verify: Confirm the per-channel action matrix and the in-scope content in writing before you move any rule from simulation to enforce. Implement if missing: Capture the decision with the relevant owners; until then, deploy audit / simulation only. (See global-requirements-purview.md §5.)

## R9. A named pilot device group and change control (simulation/test first)

Description: A named pilot device group (a limited set of onboarded devices, e.g. DG-EDLP-Pilot, or a pilot user group SG-EDLP-Pilot) and agreement to run the policy in simulation/test mode first, under a change-control process, before any enforcing, broad-scope rollout. Why: Endpoint block actions are high-impact; simulation on a small ring proves the channels are seen and the rules *would* act without disrupting real work, and lets you tune before enforcing. Verify: Confirm the pilot group exists and is onboarded, that simulation/test mode is used, and a change window/approval path. DLPWIN-ScopeHealth.ps1 (-WhatIf) previews pilot-scope targeting. Implement if missing: Define the pilot group, onboard it, deploy in simulation, and agree change control before enabling enforcement.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# Implementation Guide — Endpoint DLP for Windows in Microsoft Purview

This is the ordered, do-it-in-this-sequence guide. It follows the standard model — Assess → Design → Configure → Pilot (simulation/test) → Validate → Expand (enforce) — with every object named, an explicit pass/fail gate at each phase, and a rollback for each change. Do not skip the simulation phase; endpoint block actions are high-impact.

Named objects used throughout (rename to your convention, but be consistent):

| Object | Name used here |
| --- | --- |
| DLP policy | EDLP-Windows-Pilot |
| USB / removable-media rule | EDLP-Rule-USB |
| Print rule | EDLP-Rule-Print |
| Clipboard rule | EDLP-Rule-Clipboard |
| Network-share rule | EDLP-Rule-NetworkShare |
| Cloud-egress (browser) rule | EDLP-Rule-CloudEgress |
| Pilot device group | DG-EDLP-Pilot |
| Pilot user group | SG-EDLP-Pilot |
| Corporate removable-media device group | USBG-Corporate |
| Sanctioned printer group | PRNG-Corporate |
| In-scope network-share group | NSG-Corporate |

Tooling note. Endpoint device onboarding and the Endpoint DLP settings (device/printer/ share groups, browsers, domains) are configured in the Purview portal — there is no supported Security & Compliance PowerShell cmdlet to *onboard* a device. The policy and rules can be authored in the portal or with New-/Set-DlpCompliancePolicy and New-/Set-DlpComplianceRule; the provided DLPWIN-Configure.ps1 builds them in simulation with -WhatIf by default. Verify every portal path and cmdlet parameter against your tenant — the portal and the endpoint-restriction parameter names evolve.

__________________________________________________

## Phase 0 — Assess (confirm you are ready)

Confirm requirements. Walk 02-requirements.md R1–R9. Do not proceed until licensing,

roles, supported devices, an onboarding method, in-scope sensitive content, the endpoint global    settings plan, the browser extension plan, the per-channel action decision, and a pilot group are    all confirmed.

Run Discovery. Connect-IPPSSession, then .\DLPWIN-Discovery.ps1 to inventory existing DLP

policies/rules, the Devices coverage, sensitivity labels, and SITs, and to surface what is    already in place. Keep the CSV as your baseline.

Confirm onboarding readiness. .\DLPWIN-ScopeHealth.ps1 reports managed-device signals

(Graph) and prompts you to confirm, in Purview → Settings → Device onboarding, that the pilot    devices are onboarded.

Gate 0 (pass/fail): All of R1–R9 satisfied, Discovery baseline captured, pilot devices onboarded and visible in Purview → Devices. Fail → stop and close the gap; do not configure.

__________________________________________________

## Phase 1 — Onboard the pilot Windows devices

In Purview portal → Settings → Device onboarding (verify path), review the supported

onboarding methods and download the package for your chosen method (Intune / Group Policy / local    script / Configuration Manager).

*Local script* is fine for a handful of pilot machines; use Intune or GPO for scale.

If devices are already onboarded to Microsoft Defender for Endpoint, they may already be

onboarded here — confirm they appear under Devices.

Onboard only the pilot devices (DG-EDLP-Pilot) first.

Deploy the Microsoft Purview browser extension to Chrome/Firefox on the pilot devices

(R7) if cloud-egress/clipboard-to-web coverage in those browsers is in scope. Edge needs no    extension.

Gate 1: Pilot devices show as onboarded in Purview → Devices; a test activity (e.g. copy a benign file to a USB stick) appears in Activity explorer (Devices) within the expected latency. Fail → rollback: offboard the device via your onboarding tool's offboarding package; re-check the device prerequisites (R3) before retrying. No policy is configured yet, so there is nothing to enforce-rollback at this stage.

__________________________________________________

## Phase 2 — Configure the Endpoint DLP global settings

In Purview → Data Loss Prevention → Endpoint DLP settings (verify path), define the vocabulary the rules will reference. Name each object per the table above.

Removable storage device groups — create USBG-Corporate listing the corporate-issued/allowed

USB devices (by device ID / vendor as your standard allows). This lets a USB rule block    everything except approved media.

Printer groups — create PRNG-Corporate for sanctioned printers, so the print rule can allow

corporate printing and control the rest.

Network-share coverage / groups — define NSG-Corporate (the shares in scope) and any

exclusions.

Browser and domain restrictions — set unallowed browsers (browsers with no extension

coverage that should be blocked from egress), service domains (sanctioned upload targets) and    sensitive service domains, and unallowed cloud service domains. These drive the    cloud-egress rule.

Restricted apps / app groups, file-path exclusions, and (if used) VPN settings and

business-justification prompt text.

Gate 2: Each group/list above exists and is populated; DLPWIN-Discovery.ps1 re-run reports them as readable (or you have confirmed them in-portal where a setting is not exposed to PowerShell). Fail → rollback: remove/blank the offending group; groups are inert until a rule references them, so there is no user impact yet.

__________________________________________________

## Phase 3 — Author the policy and the five rules in SIMULATION

Create one DLP policy, EDLP-Windows-Pilot, scoped to the Devices location and the pilot scope only, in simulation/test mode (nothing is blocked). Then add the five rules. Author in the portal or run .\DLPWIN-Configure.ps1 -WhatIf first, then .\DLPWIN-Configure.ps1 (still simulation) to create the objects.

Create the policy (simulation, Devices location, pilot scope):

Location: Devices only, scoped to DG-EDLP-Pilot / SG-EDLP-Pilot.

Mode: simulation/test (portal: *"Run the policy in simulation mode"*; PowerShell: a Test

mode — TestWithoutNotifications for a silent pilot, or TestWithNotifications to also show      policy tips). Verify the exact mode value in your tenant.

Add the five rules, each with a condition on your sensitive content (a sensitivity-label

condition such as *Confidential*, and/or a sensitive-info-type condition) and the matching    endpoint restriction:

| Rule | Endpoint activity | Starting action | Allow-list group |
| --- | --- | --- | --- |
| EDLP-Rule-USB | Copy to a removable USB device | Audit (simulation) | except USBG-Corporate |
| EDLP-Rule-Print | Print | Audit (simulation) | except PRNG-Corporate |
| EDLP-Rule-Clipboard | Copy to clipboard (paste to app/browser) | Audit (simulation) | — |
| EDLP-Rule-NetworkShare | Copy to a network share | Audit (simulation) | scope NSG-Corporate |
| EDLP-Rule-CloudEgress | Upload to / access from unallowed browser or non-sanctioned service domain | Audit (simulation) | except sanctioned service domains |

Set actions per the R8 decision matrix, but keep everything Audit while the policy is in

simulation — the *enforce* action (Warn/Block) is applied in Phase 5, not now.

The endpoint restrictions are set on the rule (in the portal under the Devices activities,

or in PowerShell via the rule's endpoint-restriction parameter). Verify the exact restriction      setting names and permitted values (`Audit` / `Warn` / `Block` / `Ignore`) against      `Get-Help New-DlpComplianceRule -Full` in your tenant before scripting them.

Save. The policy is now evaluating on the pilot devices without blocking anyone.

Gate 3: EDLP-Windows-Pilot exists, is in simulation/test, scoped to Devices + pilot only, with all five rules present and conditioned on sensitive content. DLPWIN-Validate.ps1 reports PASS for policy-exists, mode-is-simulation, scope-is-pilot, and five-rules-present. Fail → rollback: Set-DlpCompliancePolicy -Identity EDLP-Windows-Pilot -Mode Disable (or delete the policy with Remove-DlpCompliancePolicy); simulation blocks nothing, so impact is limited to telemetry.

__________________________________________________

## Phase 4 — Pilot & validate in simulation

Let the policy run in simulation on DG-EDLP-Pilot for the agreed observation window.

Perform the sanctioned test actions in 05-testing.md on a pilot device (copy a test-labeled

file to USB, print it, copy to clipboard into a browser, copy to an out-of-scope share, upload to    a personal cloud domain in each in-scope browser).

Review Activity explorer (Devices) and the policy's simulation results; run

.\DLPWIN-Report.ps1 to roll up the configuration and (where available) the endpoint activity via    Activity explorer export.

Tune: adjust conditions/allow-lists to remove false positives (e.g. add a legitimate corporate

USB to USBG-Corporate) and confirm every intended channel is seen.

Gate 4: Every one of the five channels registered the sanctioned test action in simulation (policy *would* act), false positives triaged, and the R8 action matrix confirmed in writing. Fail → do not enforce; keep tuning in simulation. Rollback is unchanged from Phase 3 (disable/ delete the policy).

__________________________________________________

## Phase 5 — Enforce, then expand

Only after Gate 4 passes.

Apply the enforce actions. Update each rule to its R8 action — Warn (override) or

Block — for the channels that require it; leave Audit where the decision is audit-only.

Move the policy out of simulation to enforce (portal: turn the policy On; PowerShell:

Set-DlpCompliancePolicy -Identity EDLP-Windows-Pilot -Mode Enable). Do this still scoped to the    pilot first.

Re-run the sanctioned tests (05-testing.md) and confirm the blocked/warned channels now

actually block/warn on the pilot, with the expected policy tip and (if configured) business    justification.

Expand scope in rings. Widen the Devices scope (add the next device group), re-validate,

and repeat. Consider renaming/cloning to a production policy (EDLP-Windows) as you exit pilot,    per your naming standard.

Gate 5: On the pilot, each block/warn channel enforces as designed and each audit channel records without blocking; expansion rings each pass the same gate before widening. Fail → rollback: immediately return the policy to simulation/test (Set-DlpCompliancePolicy -Mode TestWithoutNotifications) or Disable it — this stops enforcement at once — then diagnose per 06-troubleshooting.md before re-enforcing.

__________________________________________________

## Rollback summary (fast reference)

| Situation | Action |
| --- | --- |
| A rule blocks legitimate work | Set that rule's action back to Audit, or set the policy to simulation/test, then tune the allow-list/conditions. |
| The whole policy misbehaves | Set-DlpCompliancePolicy -Identity EDLP-Windows-Pilot -Mode Disable (stops all enforcement) or -Mode TestWithoutNotifications (back to simulation). |
| A device should not be in scope | Remove it from the scoped device/user group, or offboard it via your onboarding tool's offboarding package. |
| Start over cleanly | Remove-DlpComplianceRule for each rule, then Remove-DlpCompliancePolicy -Identity EDLP-Windows-Pilot. |

Enforcement changes are high-impact — make them under change control, keep the pilot ring small, and never move all channels to Block at once without validating each in simulation first.

# Testing & Validation — Endpoint DLP for Windows

This is the pass/fail gate set. Run it in two passes: once in simulation (Phase 4 — the channel is *seen* and the policy *would* act, nothing is blocked) and again after enforce (Phase 5 — the block/warn channels *actually* act). Every test uses benign test content deliberately marked to match your policy conditions (e.g. a document carrying your *Confidential* sensitivity label and/or seeded with a matching sensitive information type) — never real regulated data.

Determination boundary. These tests prove the control works as configured. Whether a given real-world action is a *violation*, and any consequence, is a compliance / security / HR-legal determination — not a test outcome (see global-requirements-purview.md §5).

Run .\DLPWIN-Validate.ps1 for the configuration gates and .\DLPWIN-Report.ps1 for the activity/telemetry rollup between passes.

__________________________________________________

## A. Configuration gates (automated — `DLPWIN-Validate.ps1`, read-only)

| # | Check | PASS signal |
| --- | --- | --- |
| A1 | Policy exists | EDLP-Windows-Pilot is present. |
| A2 | Devices location | The policy covers the Devices location. |
| A3 | Simulation first | In the pilot pass, the policy Mode is a Test/simulation mode (not Enable). |
| A4 | Pilot scope | The policy is scoped to DG-EDLP-Pilot / SG-EDLP-Pilot, not all devices. |
| A5 | Five rules present | EDLP-Rule-USB, -Print, -Clipboard, -NetworkShare, -CloudEgress all exist and are enabled. |
| A6 | Sensitive-content condition | Each rule carries a sensitivity-label and/or sensitive-info-type condition (not "all content"). |
| A7 | Allow-list groups referenced | USB/print/network rules reference USBG-Corporate / PRNG-Corporate / NSG-Corporate as designed. |

Gate A: All applicable rows PASS. Any FAIL → fix in 03-implementation.md before behavioural testing.

__________________________________________________

## B. Behavioural tests — per channel (manual, on a pilot device)

For each channel, perform the action with a matching test file and record the result. In the simulation pass the expected result is *"activity recorded in Activity explorer / simulation results; no block."* In the enforce pass the expected result is the R8 action for that channel.

| # | Channel | Test action (on a pilot device, with a matching test file) | Simulation PASS | Enforce PASS (per R8) |
| --- | --- | --- | --- | --- |
| B1 | USB | Copy the test file to a non-corporate USB stick | Activity recorded; no block | Blocked/Warned as designed; copy to a USBG-Corporate device is allowed |
| B2 | Print | Print the test file to a non-sanctioned printer | Activity recorded; no block | Blocked/Warned; printing to PRNG-Corporate is allowed |
| B3 | Clipboard | Copy content from the test file and paste into a browser/other app | Activity recorded; no block | Blocked/Warned as designed |
| B4 | Network share | Copy the test file to an out-of-scope / unmanaged network share | Activity recorded; no block | Blocked/Warned; copy to an in-scope share is handled as designed |
| B5 | Cloud egress — Edge | Upload the test file to a personal/non-sanctioned cloud domain in Edge | Activity recorded; no block | Blocked/Warned; upload to a sanctioned service domain is allowed |
| B6 | Cloud egress — Chrome/Firefox | Repeat B5 in Chrome and Firefox (extension deployed) | Activity recorded; no block | Blocked/Warned as in Edge — confirms extension coverage |

Gate B (simulation pass): Every in-scope channel B1–B6 recorded the activity. A channel that records nothing is a coverage failure — do not enforce it; diagnose per 06-troubleshooting.md (onboarding, extension, latency, condition match).

Gate B (enforce pass): Every block/warn channel enforces as designed and every allow-listed exception (corporate USB, sanctioned printer, sanctioned domain) is not blocked. Any deviation → roll the policy back to simulation and tune.

__________________________________________________

## C. Negative / false-positive tests (both passes)

| # | Check | PASS signal |
| --- | --- | --- |
| C1 | Non-matching content | Copying/printing/uploading a file that carries no matching label/SIT triggers no endpoint match. |
| C2 | Allow-listed paths | The corporate USB (USBG-Corporate), sanctioned printer (PRNG-Corporate), and sanctioned service domains are not blocked in the enforce pass. |
| C3 | Out-of-scope device | A device not in DG-EDLP-Pilot shows no endpoint enforcement from this policy. |
| C4 | Override/justification | Where Warn/override or business justification is configured, the prompt appears and the override is logged. |

Gate C: All applicable rows PASS. A false positive (C1/C2 fails) must be tuned before wider enforcement — false positives erode user trust and drive shadow workarounds.

__________________________________________________

## D. Evidence to capture (for the defensibility pack)

Capture and retain, for each pass:

DLPWIN-Validate.ps1 output (configuration gate results).

DLPWIN-Report.ps1 output (policy modes + Activity-explorer export of endpoint activities, where

available).

Screenshots of Purview → Activity explorer (Devices) showing each channel's recorded activity,

and of the policy tip / block dialog in the enforce pass.

A completed B-channel matrix signed off by the change owner, plus the R8 action decision

and the onboarding confirmation (pilot devices listed in Purview → Devices).

This evidence set is what makes the control defensible — it shows *what* was configured, *that* each channel was validated in simulation before enforcement, and *that* enforcement behaves as designed. Store it with the change record.

# Troubleshooting — Endpoint DLP for Windows

The failures you will actually hit, with the most likely cause and the fix. Work top-down: most "the policy isn't working" reports trace back to onboarding, browser coverage, condition matching, or simulation-vs-enforce confusion — not the rule itself. Where a portal path or cmdlet parameter is named, verify it against your tenant — the Purview portal and endpoint restriction options evolve.

__________________________________________________

## 1. A device shows no endpoint activity at all

Symptoms: Copy/print/upload a matching file on a device and nothing appears in Activity explorer (Devices); the policy never fires.

Likely causes & fixes

Device isn't onboarded. The #1 cause. Confirm the device appears under Purview → Devices

(Settings → Device onboarding). If not, re-run your onboarding method (Intune/GPO/local script/   ConfigMgr). There is no S&C PowerShell cmdlet to onboard — it is a portal/management-tool   action.

Unsupported / unpatched Windows build. Endpoint sensing needs a supported build (Windows 10

1809+ / Windows 11) and a current antimalware client (R3). Patch and retest.

Onboarding still propagating. After onboarding, allow time for the device to register and for

activity to surface — endpoint telemetry is not instant. Wait and retry.

Check the proxy signal: DLPWIN-ScopeHealth.ps1 reports managed-device counts (Graph) — but

remember that is a proxy; the authoritative check is the Devices list in the portal.

__________________________________________________

## 2. Some channels work, but Chrome/Firefox uploads are invisible

Symptoms: Cloud-egress is caught in Edge but not in Chrome or Firefox.

Fix

Deploy the Microsoft Purview browser extension to Chrome/Firefox (R7). Edge is native; Chrome/

Firefox cannot see cloud-egress or clipboard-to-web without the extension.

Until the extension is deployed, treat those browsers as unallowed browsers in the Endpoint DLP

settings so egress through them is controlled rather than silently uncovered.

Verify the extension is actually installed/managed on a sample device (via your browser enterprise

policy).

__________________________________________________

## 3. The rule fires on the wrong things (false positives)

Symptoms: Legitimate work is flagged/blocked — a corporate USB, a sanctioned printer, an approved SaaS upload.

Likely causes & fixes

Allow-list groups not referenced (or stale). Add the corporate device to USBG-Corporate, the

printer to PRNG-Corporate, or the domain to the sanctioned service domains list, and make sure   the rule actually references the group.

Condition too broad. If a rule keys on "all content" instead of a sensitivity label / SIT,

it will match everything. Tighten the condition (R5). DLPWIN-Validate.ps1 gate A6 flags rules   with no readable content condition.

SIT confidence/count too loose. Raise the confidence level or instance count on the sensitive

information type to cut noise, then re-test.

Tune in simulation — never tune by loosening an already-enforcing block in production.

__________________________________________________

## 4. The rule doesn't fire on content it should

Symptoms: A file you expect to match is copied/printed with no policy match.

Likely causes & fixes

Content doesn't carry the label/SIT. The test file must actually carry the sensitivity label

or contain the sensitive information type the rule keys on. Confirm the label is applied / the   SIT pattern is present (seed a known match).

Label not published / SIT not in scope. Confirm the label is published to the user (Information

Protection → Label policies) and the SIT exists (Data classification). DLPWIN-Discovery.ps1   inventories both.

Rule disabled. DLPWIN-Validate.ps1 gate A5b flags disabled rules.

__________________________________________________

## 5. Simulation looks fine but enforcement doesn't block

Symptoms: In simulation the activity is recorded; after "turning it on" the block/warn still doesn't happen.

Likely causes & fixes

Policy still in a Test mode. Simulation records but does not block. To enforce, move the

policy out of simulation: portal → turn the policy On; PowerShell →   Set-DlpCompliancePolicy -Identity EDLP-Windows-Pilot -Mode Enable. DLPWIN-Validate.ps1 gate   A3 shows the current mode.

Rule action still Audit. The rule's endpoint restriction may be Audit even though the policy

is enforcing. Set the per-channel action to Warn/Block per the R8 decision.

Device out of scope. Enforcement only applies to devices in the policy's Devices scope. Confirm

with DLPWIN-ScopeHealth.ps1 / gate A4.

Propagation delay. Policy/action changes take time to reach endpoints. Wait, then retest.

__________________________________________________

## 6. `New-DlpComplianceRule` fails on the endpoint restriction

Symptoms: DLPWIN-Configure.ps1 -Commit (or manual scripting) errors when setting the endpoint restriction, e.g. an invalid Setting name or value.

Fix

Verify the exact Setting names and values for your tenant. The endpoint-restriction Setting

names (e.g. removable media, print, clipboard, network share, cloud egress) and permitted values   (Audit / Warn / Block / Ignore) evolve. Run Get-Help New-DlpComplianceRule -Full and   check current Microsoft docs, then adjust the hashtable. The script deliberately prints the   planned Setting names so you can verify before -Commit.

Prefer the portal for the first build if PowerShell parameter names are uncertain, then read the

result back with DLPWIN-Discovery.ps1 to learn the exact shape in your tenant.

__________________________________________________

## 7. `-EndpointDlpLocation` / scope errors

Symptoms: Creating the policy errors on the location/scope value.

Fix

The Devices location is scoped by user/group (or All). Confirm the pilot group

(SG-EDLP-Pilot) exists and the identifier is one your tenant accepts. DLPWIN-ScopeHealth.ps1   reports the group and the current scope.

Avoid All during the pilot — scope to the pilot group first (gate A4).

__________________________________________________

## 8. Activity report is empty or export fails

Symptoms: DLPWIN-Report.ps1 returns no activity, or the Activity Explorer export warns and skips.

Likely causes & fixes

Licensing/permission. Export-ActivityExplorerData is licensing-dependent; the script **warns

and degrades to policy-modes only rather than failing. Fall back to Purview → Activity explorer   (filter to Devices**) in the portal.

Quiet pilot window. A small pilot may simply have no activity in the window — widen -Days or

perform the sanctioned test actions from 05-testing.md first.

Role. Ensure the connected account holds a role that can read Activity Explorer.

__________________________________________________

## 9. "It blocked an admin / broke a workflow" — emergency rollback

Do this immediately, then diagnose:

Return the policy to simulation or off:

Set-DlpCompliancePolicy -Identity EDLP-Windows-Pilot -Mode TestWithoutNotifications (simulation)   or -Mode Disable (off). Either stops enforcement at once.

Or set the offending rule's action back to Audit.

Then work the relevant section above (usually §3 false positives or §5 scope), fix **in

simulation**, re-validate with DLPWIN-Validate.ps1, and only then re-enforce.

__________________________________________________

## When to escalate to the determination owners (not a technical fix)

Some questions are not troubleshooting — they are determinations that belong to compliance / security / records / HR-legal (see global-requirements-purview.md §5):

*Should* this channel be blocked or only audited? → the R8 decision owners.

Is *this content* actually sensitive / in scope? → compliance / data owners.

Is a user's action a violation, and what is the consequence? → HR / legal.

Provide them the evidence (DLPWIN-Report.ps1, Activity explorer, the validation output) — not a verdict.

# Best Practices — Endpoint DLP for Windows

Field-tested guidance for running Windows Endpoint DLP well. It complements — does not replace — the implementation steps and the pass/fail gates.

## Deploy the way the house model says — simulate, then enforce

Never enforce a channel you have not validated in simulation. The single most common cause of a

DLP incident is a Block rule that was moved to enforce without a simulation pass. Every channel   goes Audit/simulation → validate → enforce, one ring at a time.

Small pilot ring first. Onboard and scope a handful of devices (DG-EDLP-Pilot) before the

estate. It is far cheaper to find a false positive on ten machines than ten thousand.

One change at a time. Do not flip all five channels to Block together. Enforce the

highest-risk channel first (often USB or cloud egress), validate, then the next.

Keep a rollback ready. Set-DlpCompliancePolicy -Mode TestWithoutNotifications (back to

simulation) or -Mode Disable stops enforcement instantly — know the command before you enforce.

## Key the rules on *sensitive* content, not everything

Condition on labels and/or SITs, not "all content." An endpoint policy that blocks *any* USB

copy will generate noise and workarounds; one that blocks labeled/classified content is   defensible and proportionate.

Lead with sensitivity labels where they exist — a label is an explicit business decision about

sensitivity and travels with the file. Fall back to sensitive information types where labels   are not yet adopted, and add label conditions as labeling matures.

Tune SIT confidence and count to reduce false positives before you enforce.

## Get the endpoint global settings right — they are the vocabulary

Maintain the allow-list groups deliberately. USBG-Corporate, PRNG-Corporate, and

NSG-Corporate are what let you block the bad path without blocking the business. Review them   on a schedule; a stale allow-list is both a false-positive source and a bypass.

Cover all three browsers. Edge is native; **Chrome and Firefox need the Microsoft Purview

browser extension or their cloud-egress/clipboard-to-web activity is invisible. An un-extended   browser is an open door — treat it as an unallowed browser** until the extension is deployed.

Curate service domains vs sensitive service domains so sanctioned SaaS uploads are allowed and

personal/consumer cloud is controlled. Keep the list current as the business adopts new tools.

Use file-path exclusions sparingly — each exclusion is a monitoring blind spot.

## Onboarding hygiene

Onboarding is shared with Defender for Endpoint — coordinate so you do not double-manage or

fight another team's onboarding/offboarding. Confirm devices in Purview → Devices, not by   assumption.

Keep the Windows client and AV current — endpoint sensing depends on it; unpatched devices

under-report.

Offboard cleanly using the offboarding package when a device leaves scope; do not just delete

the record.

## Operate it, don't set-and-forget

Review Activity explorer (Devices) regularly and roll up with DLPWIN-Report.ps1. Rising

activity on a channel is a signal to review scope, tuning, or user education — not automatically a   reason to block harder.

Watch override / business-justification trends. A channel that is constantly overridden may be

mis-scoped or may indicate a genuine business need that belongs in an allow-list, not a block.

Version and name policies clearly. Move from EDLP-Windows-Pilot to a production EDLP-Windows

as you exit pilot; keep a change log of scope and action changes.

Re-validate after portal changes. The Purview portal and the endpoint restriction options

evolve; re-run DLPWIN-Validate.ps1 after Microsoft feature updates and confirm nothing regressed.

## Keep the roles and determinations where they belong

Least privilege, split duties. DLP authoring and device onboarding are different roles — do not

fold them into one over-privileged account.

Determinations stay with the owners. *Which* data is sensitive, *which* channels to block, and

*whether* an action is a violation are compliance / security / HR-legal calls. You provide the   configuration and the evidence, not the judgement (see global-requirements-purview.md §5).

Communicate before you enforce. Policy tips and user notice reduce friction and support the

lawful, transparent operation of an endpoint control; surprise blocks generate tickets and   workarounds.

## Security & handling of the tooling

Read-only / `-WhatIf` by default. Run the provided scripts in their safe default first; only

add -Commit/-Apply when you intend to write, under change control.

No secrets in code. The scripts use interactive modern-auth (Connect-IPPSSession /

Connect-MgGraph); never hardcode credentials, tokens, or app secrets.

Least-privilege connections. Connect with the least-privilege role that the task needs, not a

standing Global Administrator session.

# Deliverables Summary — Endpoint DLP for Windows in Microsoft Purview

Everything included in this solution, what each piece is for, and how it maps to the deployment model. Use it as the table of contents and the "did we finish?" checklist.

## Documents

| Document | What it gives you |
| --- | --- |
| 01 — Solution Overview | What Endpoint DLP for Windows delivers, the five egress channels (USB, print, clipboard, network share, cloud egress), onboarding, the simulate-first rule, and the Assess→Design→Configure→Pilot→Validate→Expand model. |
| 02 — Requirements | The solution-specific prerequisites (R1–R9): endpoint licensing, DLP + onboarding roles, supported devices, an onboarding method, in-scope sensitive content, the endpoint global settings, the browser extension, the per-channel action decision, and a pilot group — each with Verify / Implement-if-missing. References the category global-requirements-purview.md. |
| 03 — Implementation Guide | The ordered build: onboard pilot devices → set endpoint global settings → author the policy + five rules in simulation → pilot & validate → enforce & expand. Every object named, with a pass/fail gate and rollback per phase. |
| 05 — Testing & Validation | The pass/fail gates: configuration gates (A), per-channel behavioural tests (B) run in simulation then enforce, false-positive/negative tests (C), and the evidence to capture (D). |
| 06 — Troubleshooting | The failures you will actually hit — no endpoint activity, a channel invisible, Chrome/Firefox not covered, false positives, enforcement not applying, simulation confusion — each with cause and fix. |
| 07 — Best Practices | How to run it well: simulate-then-enforce discipline, keying on sensitive content, maintaining the allow-list groups and browser coverage, onboarding hygiene, ongoing operation, and role/determination boundaries. |
| Executive Summary | The one-page business-level summary for stakeholders and sign-off. |

## PowerShell tools (5)

All are read-only or `-WhatIf` by default, use interactive modern-auth (Connect-IPPSSession / Connect-MgGraph), and contain no credentials. They do not onboard devices (onboarding is a portal/management-tool action) and do not invent cmdlets.

| Script | Purpose | Safe default |
| --- | --- | --- |
| DLPWIN-Discovery.ps1 | Inventory existing DLP policies/rules and Devices coverage, sensitivity labels, and sensitive info types — the baseline of what already protects the endpoints. | Read-only |
| DLPWIN-Configure.ps1 | Build/update the EDLP-Windows-Pilot policy and the five channel rules in simulation; requires -Commit to write and supports -WhatIf. | -WhatIf (preview) |
| DLPWIN-Validate.ps1 | Run the configuration gates (policy exists, Devices location, simulation-first, pilot scope, five rules, sensitive-content conditions) with PASS/FAIL output. | Read-only |
| DLPWIN-Report.ps1 | Roll up policy modes and, where available, endpoint DLP activity via Activity-explorer export — the operational + evidence view. | Read-only |
| DLPWIN-ScopeHealth.ps1 | Report onboarding/scope health (managed-device signals via Graph, policy scope) and preview pilot-scope targeting; -WhatIf for any scoping change. | -WhatIf / read-only |

## How it maps to the deployment model

| Phase | Deliverables used |
| --- | --- |
| Assess | 01, 02, DLPWIN-Discovery.ps1, DLPWIN-ScopeHealth.ps1 |
| Design | 02, 03 (named objects + action matrix), 07 |
| Configure | 03, DLPWIN-Configure.ps1 -WhatIf then -Commit (simulation) |
| Pilot (simulation) | 03, 05 (Gate B simulation pass), DLPWIN-Report.ps1 |
| Validate | 05, DLPWIN-Validate.ps1, DLPWIN-Report.ps1 |
| Expand (enforce) | 03 (Phase 5), 05 (Gate B enforce pass), 06, 07 |

## Definition of done

Pilot Windows devices onboarded and visible in Purview → Devices.

Endpoint global settings (device / printer / network-share groups, browsers, service domains)

defined.

EDLP-Windows-Pilot with five rules built in simulation, all configuration gates (A) PASS.

Behavioural gates (B) PASS in the simulation pass, then in the enforce pass for the

channels the R8 decision blocks/warns; false-positive gates (C) PASS.

Evidence pack (D) captured and stored with the change record.

Regulatory / policy determinations (which data, which action) recorded by the **compliance /

security** owners — not by the administrator.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## DLPWIN-Configure.ps1

Purpose: Creates (or updates) a Windows Endpoint DLP compliance policy scoped to the Devices location and a pilot scope, in SIMULATION/TEST mode, plus five rules — USB/removable media, print, clipboard, network share, and cloud egress — each conditioned on sensitive content and set to Audit while in simulation. SAFE BY DEFAULT: previews with -WhatIf and writes NOTHING unless you pass -Commit. It never enforces (never sets Block/Enable) — moving to enforce is a deliberate portal/PowerShell step in Phase 5 of the implementation guide. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPWIN-Configure.ps1 -WhatIf                       # preview only (default is preview) .\DLPWIN-Configure.ps1 -Commit                       # create the policy + rules in SIMULATION .\DLPWIN-Configure.ps1 -Commit -PilotGroup "SG-EDLP-Pilot" -LabelName "Confidential" EXPECTED RESULTS With -Commit: policy 'EDLP-Windows-Pilot' exists in a Test/simulation mode, Devices location, pilot scope, with five Audit rules. Validate with DLPWIN-Validate.ps1 (expect Gate A PASS). Without -Commit: a printed plan and no changes. .NOTES White-label Microsoft Purview tooling. -WhatIf/preview by default; -Commit gates all writes. No credentials stored. Uses standard New-/Set-DlpCompliancePolicy and New-/Set-DlpComplianceRule; NO invented cmdlets. The exact endpoint-restriction Setting names/values and the simulation Mode value EVOLVE — the script uses documented names and PRINTS them for you to verify with Get-Help New-DlpComplianceRule -Full against your tenant before committing. It does NOT enforce (no Block/Enable). > [CmdletBinding()] param( [switch]$Commit, [switch]$WhatIf, [string]$PolicyName  = "EDLP-Windows-Pilot", [string]$PilotGroup  = "SG-EDLP-Pilot",     # pilot user/security group for the Devices scope [string]$LabelName   = "Confidential",       # sensitivity label the rules key on (adjust to your taxonomy) [string]$SimMode     = "TestWithoutNotifications"  # simulation/test mode; verify the exact value in your tenant )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPWIN-Configure.ps1 -WhatIf                       # preview only (default is preview) .\DLPWIN-Configure.ps1 -Commit                       # create the policy + rules in SIMULATION .\DLPWIN-Configure.ps1 -Commit -PilotGroup "SG-EDLP-Pilot" -LabelName "Confidential" EXPECTED RESULTS With -Commit: policy 'EDLP-Windows-Pilot' exists in a Test/simulation mode, Devices location, pilot scope, with five Audit rules. Validate with DLPWIN-Validate.ps1 (expect Gate A PASS). Without -Commit: a printed plan and no changes. .NOTES White-label Microsoft Purview tooling. -WhatIf/preview by default; -Commit gates all writes. No credentials stored. Uses standard New-/Set-DlpCompliancePolicy and New-/Set-DlpComplianceRule; NO invented cmdlets. The exact endpoint-restriction Setting names/values and the simulation Mode value EVOLVE — the script uses documented names and PRINTS them for you to verify with Get-Help New-DlpComplianceRule -Full against your tenant before committing. It does NOT enforce (no Block/Enable). > [CmdletBinding()] param( [switch]$Commit, [switch]$WhatIf, [string]$PolicyName  = "EDLP-Windows-Pilot", [string]$PilotGroup  = "SG-EDLP-Pilot",     # pilot user/security group for the Devices scope [string]$LabelName   = "Confidential",       # sensitivity label the rules key on (adjust to your taxonomy) [string]$SimMode     = "TestWithoutNotifications"  # simulation/test mode; verify the exact value in your tenant )

## DLPWIN-Discovery.ps1

Purpose: Read-only baseline discovery for Windows Endpoint DLP. Inventories the DLP compliance policies and rules already in the tenant, flags which cover the Devices (endpoint) location and their mode (simulation/test vs enable), and lists the sensitivity labels and sensitive information types the endpoint rules could key on. This is the "what already protects the endpoints" baseline before you build anything. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPWIN-Discovery.ps1 .\DLPWIN-Discovery.ps1 -IncludeSensitiveTypes EXPECTED RESULTS A CSV baseline (.\DLPWIN-Discovery.csv) of DLP policies (with a DevicesLocation flag + Mode), DLP rules, and labels; with -IncludeSensitiveTypes, sensitive info types to .\DLPWIN-SensitiveTypes.csv. A tenant with NO Devices-location policy is itself the first finding. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Cmdlets are standard Security & Compliance PowerShell; none are invented. Endpoint DLP is licensing-dependent — the script WARNS where a feature is not readable rather than assuming. Device ONBOARDING status is confirmed in the Purview portal (Settings > Device onboarding); there is no supported S&C PowerShell cmdlet to read onboarding here. > [CmdletBinding()] param( [switch]$IncludeSensitiveTypes, [string]$OutPath          = ".\DLPWIN-Discovery.csv", [string]$SensitiveOutPath = ".\DLPWIN-SensitiveTypes.csv" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPWIN-Discovery.ps1 .\DLPWIN-Discovery.ps1 -IncludeSensitiveTypes EXPECTED RESULTS A CSV baseline (.\DLPWIN-Discovery.csv) of DLP policies (with a DevicesLocation flag + Mode), DLP rules, and labels; with -IncludeSensitiveTypes, sensitive info types to .\DLPWIN-SensitiveTypes.csv. A tenant with NO Devices-location policy is itself the first finding. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Cmdlets are standard Security & Compliance PowerShell; none are invented. Endpoint DLP is licensing-dependent — the script WARNS where a feature is not readable rather than assuming. Device ONBOARDING status is confirmed in the Purview portal (Settings > Device onboarding); there is no supported S&C PowerShell cmdlet to read onboarding here. > [CmdletBinding()] param( [switch]$IncludeSensitiveTypes, [string]$OutPath          = ".\DLPWIN-Discovery.csv", [string]$SensitiveOutPath = ".\DLPWIN-SensitiveTypes.csv" )

## DLPWIN-Report.ps1

Purpose: Read-only operational + evidence report for Windows Endpoint DLP. Summarizes the DLP policies that cover the Devices location and their mode (simulation vs enforce), and — where the tenant/licensing exposes it — exports recent ENDPOINT activity from Activity Explorer (USB/print/clipboard/network/ cloud egress) so you can see what the policy is recording. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPWIN-Report.ps1 .\DLPWIN-Report.ps1 -Days 7 EXPECTED RESULTS A console summary + .\DLPWIN-PolicyModes.csv (policies + mode + Devices flag) and, where available, .\DLPWIN-EndpointActivity.csv (Activity Explorer endpoint events). If activity export is not available in your tenant/licence, the script WARNS and reports policy modes only. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Uses Get-DlpCompliancePolicy and Export-ActivityExplorerData (Security & Compliance PowerShell); none invented. Activity Explorer export is licensing-dependent — the script degrades gracefully (warns) rather than assuming availability. > [CmdletBinding()] param( [int]$Days = 7, [string]$ModesOutPath    = ".\DLPWIN-PolicyModes.csv", [string]$ActivityOutPath = ".\DLPWIN-EndpointActivity.csv" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPWIN-Report.ps1 .\DLPWIN-Report.ps1 -Days 7 EXPECTED RESULTS A console summary + .\DLPWIN-PolicyModes.csv (policies + mode + Devices flag) and, where available, .\DLPWIN-EndpointActivity.csv (Activity Explorer endpoint events). If activity export is not available in your tenant/licence, the script WARNS and reports policy modes only. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Uses Get-DlpCompliancePolicy and Export-ActivityExplorerData (Security & Compliance PowerShell); none invented. Activity Explorer export is licensing-dependent — the script degrades gracefully (warns) rather than assuming availability. > [CmdletBinding()] param( [int]$Days = 7, [string]$ModesOutPath    = ".\DLPWIN-PolicyModes.csv", [string]$ActivityOutPath = ".\DLPWIN-EndpointActivity.csv" )

## DLPWIN-ScopeHealth.ps1

Purpose: Scope and health helper for Windows Endpoint DLP. Reports managed Windows-device signals from Microsoft Graph (a proxy for onboarding readiness), summarizes the pilot user/security group membership, and shows the current Devices-location scope of the Endpoint DLP policy — so you can see what the policy WOULD cover before you widen it. Read-only by default; any scope change is preview-only via -WhatIf (this tool does not itself widen scope — it prints the command for you to run under change control). HOW TO RUN PowerShell 5.1+ or 7+ with Microsoft Graph and (optionally) Security & Compliance PowerShell: Connect-MgGraph -Scopes "Device.Read.All","Group.Read.All" Connect-IPPSSession            # optional, to read the policy scope .\DLPWIN-ScopeHealth.ps1 .\DLPWIN-ScopeHealth.ps1 -PilotGroup "SG-EDLP-Pilot" -WhatIf EXPECTED RESULTS A console summary: Windows managed-device count (Graph), pilot-group membership, and the policy's current Devices scope. With -WhatIf, a PREVIEW of the scope-widening command (nothing is changed). Confirm actual device ONBOARDING in Purview portal > Settings > Device onboarding (no PowerShell equivalent). .NOTES White-label Microsoft Purview tooling. Read-only / -WhatIf only. No credentials stored. Uses standard Microsoft Graph (Get-MgDeviceManagementManagedDevice / Get-MgGroup) and Get-DlpCompliancePolicy; none invented. Graph managed-device data is a PROXY for onboarding readiness — Endpoint DLP onboarding status itself is confirmed in the Purview portal. > [CmdletBinding()] param( [switch]$WhatIf, [string]$PilotGroup = "SG-EDLP-Pilot", [string]$PolicyName = "EDLP-Windows-Pilot" )

How to run: PowerShell 5.1+ or 7+ with Microsoft Graph and (optionally) Security & Compliance PowerShell: Connect-MgGraph -Scopes "Device.Read.All","Group.Read.All" Connect-IPPSSession            # optional, to read the policy scope .\DLPWIN-ScopeHealth.ps1 .\DLPWIN-ScopeHealth.ps1 -PilotGroup "SG-EDLP-Pilot" -WhatIf EXPECTED RESULTS A console summary: Windows managed-device count (Graph), pilot-group membership, and the policy's current Devices scope. With -WhatIf, a PREVIEW of the scope-widening command (nothing is changed). Confirm actual device ONBOARDING in Purview portal > Settings > Device onboarding (no PowerShell equivalent). .NOTES White-label Microsoft Purview tooling. Read-only / -WhatIf only. No credentials stored. Uses standard Microsoft Graph (Get-MgDeviceManagementManagedDevice / Get-MgGroup) and Get-DlpCompliancePolicy; none invented. Graph managed-device data is a PROXY for onboarding readiness — Endpoint DLP onboarding status itself is confirmed in the Purview portal. > [CmdletBinding()] param( [switch]$WhatIf, [string]$PilotGroup = "SG-EDLP-Pilot", [string]$PolicyName = "EDLP-Windows-Pilot" )

## DLPWIN-Validate.ps1

Purpose: Read-only validation of the Windows Endpoint DLP policy against the configuration gates in 05-testing.md (Gate A). Confirms the policy exists, covers the Devices location, is in a Test/simulation mode (during the pilot pass), is scoped to a pilot (not all devices), and has the five expected channel rules present and enabled. Prints PASS/FAIL per check. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPWIN-Validate.ps1 .\DLPWIN-Validate.ps1 -PolicyName "EDLP-Windows-Pilot" EXPECTED RESULTS A PASS/FAIL line per gate and an overall result. Expect all-PASS in the simulation pass. In the enforce pass, A3 (simulation) is expected to FLIP (policy Mode = Enable) BY DESIGN — that is noted, not an error. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Standard Get-DlpCompliance* cmdlets; none invented. Whether the policy SHOULD be in simulation depends on the phase — the script reports the mode and lets you judge against the phase you are in. > [CmdletBinding()] param( [string]$PolicyName = "EDLP-Windows-Pilot", [string[]]$ExpectedRules = @("EDLP-Rule-USB","EDLP-Rule-Print","EDLP-Rule-Clipboard","EDLP-Rule-NetworkShare","EDLP-Rule-CloudEgress") )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPWIN-Validate.ps1 .\DLPWIN-Validate.ps1 -PolicyName "EDLP-Windows-Pilot" EXPECTED RESULTS A PASS/FAIL line per gate and an overall result. Expect all-PASS in the simulation pass. In the enforce pass, A3 (simulation) is expected to FLIP (policy Mode = Enable) BY DESIGN — that is noted, not an error. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Standard Get-DlpCompliance* cmdlets; none invented. Whether the policy SHOULD be in simulation depends on the phase — the script reports the mode and lets you judge against the phase you are in. > [CmdletBinding()] param( [string]$PolicyName = "EDLP-Windows-Pilot", [string[]]$ExpectedRules = @("EDLP-Rule-USB","EDLP-Rule-Print","EDLP-Rule-Clipboard","EDLP-Rule-NetworkShare","EDLP-Rule-CloudEgress") )