Event-Based Retention — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary

Most retention is date-based — keep a document for a fixed number of years from the day it was created or last modified, a clock the calendar starts on its own. But some of the organization's most sensitive obligations cannot be expressed that way: keep an employee record for *N years after termination*, a contract for *N years after it expires*, a product record for *N years after end-of-life*. On the day the item is created, nobody knows when its clock should start; it starts only when the event happens. When that capability is missing, organizations fall back to keeping everything forever — inflating breach and eDiscovery exposure — or deleting on a guessed date, breaking a regulatory or legal obligation. This solution implements event-based retention in Microsoft Purview so those obligations are enforced from the event, not a date — configured, piloted, validated, and operable.

Outcome. The three parts of the mechanic, built to work together: event types for each real-world event (termination, contract expiry, product end-of-life); event-based retention (and record) labels whose clock starts on the event and which sit pending until it does; and the asset-ID / keyword triggering — the Compliance Asset Id on SharePoint/OneDrive documents, keywords for Exchange — that lets a raised retention event start the clock on exactly the affected content and nothing else. Crucially, it delivers the piece organizations most often get wrong: a working raise process — who raises the event, from which system of record (HR/CLM/PLM), with which asset IDs — so content does not sit pending forever.

Approach. The work is focused on the event-based mechanic and aligned to the organization's broader Microsoft Purview retention/records program — it reuses that program's event types and labels rather than duplicating them, and it defers records declaration in depth, the file plan, and disposition operations to the org-wide data lifecycle & records product. It implements the event-based schedule provided by records, compliance, and legal; it does not author events, retention periods, or legal determinations. Delivery follows a disciplined, pilot-first model — Assess → Design → Configure → Pilot → Validate → Expand — mapping the schedule to event types, labels, and a matching strategy, publishing labels to a bounded pilot, and proving the trigger with a test event on a disposable asset before any real content is affected. Five PowerShell tools (Security & Compliance PowerShell and Graph) handle posture assessment, event-type/ label configuration and event-raising, validation, compliance reporting, and scope/health — read-only or dry-run (-WhatIf) by default, with no credentials in code.

Why it is low-risk. Raising a retention event starts real retention clocks, so nothing touches production content until the trigger is proven on a pilot. Assessment, validation, and reporting are read-only; configuration and event-raising are -WhatIf by default with an explicit -Commit; test events are raised only on disposable assets; every change has a documented rollback, and the irreversible actions (an elapsed event-based deletion, a regulatory-record designation) are explicitly flagged as no-rollback and gated on records/legal sign-off. Plan- and cloud-dependent behavior (event-based retention, records, the Compliance Asset Id property, Government-cloud portal paths and cmdlet parameters) is flagged for tenant verification rather than assumed. The result: obligations that the calendar cannot express are enforced from the event — nothing kept forever by accident, nothing disposed too early — with the trigger validated and the capability defensible.

# 1. Solution Overview — Event-Based Retention (Microsoft Purview)

## What this solution is

Most retention is date-based: keep a document for *N* years from the day it was created, last modified, or labeled — a clock the calendar starts on its own. But some of the most important records must retain from an event, not a date: keep an employee record for *N years after termination*, a contract for *N years after it expires*, a product record for *N years after end-of-life*. On the day the item is created nobody knows when its clock should start; it only starts when the event happens. This solution is a repeatable, pilot-first method to implement event-based retention in Microsoft Purview — the event types, the event-based retention (and record) labels that start their clock on an event, and the asset-ID / keyword triggering that raises a retention event and starts the clock on exactly the matching content — configured, piloted, validated, and operable, so the capability is in place and defensible.

It is deliberately focused on the event-based mechanic. The broader tenant-wide retention program — date-based retention policies, the full records file plan, records declaration in depth, and disposition-review operations — is the province of the org-wide data lifecycle & records management product; where this solution needs that context it references that product rather than rebuilding it. What this solution owns end-to-end is the piece that trips organizations up: getting an event to reliably start the retention clock on the right content at the right time.

## The event-based mechanic — the core distinction

Event-based retention in Microsoft Purview is built from three parts that must be designed together:

An event type is a named category of event — Event Type – Employee-Termination, `Event Type –

Contract-Expiration, Event Type – Product-EndOfLife`. It is the reusable definition; it does not by   itself start any clock.

An event-based retention label is a retention (or record) label whose trigger is set to **"start

retention based on an event" and bound to an event type. Until the event is raised, content with this   label sits in a pending** state — the label is applied, the duration is known, but the clock has not   started; the item shows *"retention starts on event."*

A retention event is the act of declaring that the event has happened. It names the event type and

identifies the affected content by asset ID and/or keyword. When Microsoft Purview processes the   event, it finds every labeled item whose asset ID / keyword matches and starts the retention clock   from the event date for exactly those items.

The event type is the vocabulary, the label is the pending instrument, and the retention event is the trigger. All three must line up — same event type on the label and the event, and an asset-ID / keyword strategy that actually matches the content — or the clock never starts.

## Asset-ID vs keyword triggering — how content is matched to an event

When a retention event is raised, Microsoft Purview needs to know which items the event applies to. There are two matching mechanisms, and choosing correctly is the crux of a working design:

Asset ID (SharePoint / OneDrive). Each document carries a Compliance Asset Id property (a

managed-metadata column Purview recognizes). You stamp the relevant asset identifier — an employee ID, a   contract number, a product SKU — onto the in-scope documents. When you raise the retention event you   supply the same asset IDs, and Purview starts the clock on the documents whose Compliance Asset Id   matches. This is precise: only the tagged items are affected.

Keyword (Exchange, and as an alternative). Instead of (or alongside) asset IDs, a retention event can

match content by keyword query. This is how mailbox content is typically matched, and it is broader —   anything matching the query is affected — so it must be scoped carefully.

The reference design keys SharePoint/OneDrive event-based retention on asset IDs for precision, uses keywords where asset-ID stamping is impractical (notably Exchange), and — critically — defines who stamps the asset ID and when so the matching data actually exists on the content before an event is ever raised. *(Exact property names, matching behavior, and cmdlet parameters are plan- and version-dependent — verify in your tenant.)*

## What this solution is NOT (the deferred boundary)

The retention schedule itself is not authored here. *Which* content is event-based, *which* event

starts its clock, *how long* it then retains, and *whether* it is a record or regulatory record are   determined by the organization's records-management, compliance, privacy, and legal functions. This   solution takes those determinations as input and configures Purview to execute them faithfully; it does   not invent event types, retention periods, record status, or legal determinations.

Full records management, the file plan in depth, and disposition-review operations belong to the

org-wide data lifecycle & records product — referenced here, not rebuilt.

Legal holds and eDiscovery (what to preserve for a matter) belong to legal/eDiscovery, not to this

event-based retention configuration.

Sensitivity (information-protection) labels, DLP, and the broader Purview data-governance program are

aligned to, not rebuilt here.

## Why this matters

The calendar cannot express these obligations. "Keep 7 years after termination" has no fixed start

date at creation time; only an event-based label plus a raised event can express and enforce it. Without   it, organizations fall back to keeping everything forever (over-retention, breach and eDiscovery exposure)   or deleting on a guessed date (under-retention, regulatory breach).

The event is the whole game — and the usual failure point. Event types and labels are easy to create;

the hard, high-value work is ensuring the event is actually raised with an asset-ID / keyword strategy   that matches the right content, wired to the system of record (HR / CLM / PLM) that knows when the event   happened. This solution makes that operational, not theoretical.

Getting the clock start wrong is expensive both ways. Start it too early and content is disposed

before the obligation ends; never start it and content is retained forever. Piloting the trigger on   disposable test assets, and validating the effective clock start before wiring the real process, is the   difference between a defensible control and a latent liability.

## How it works (end to end)

Event types are created in Microsoft Purview → Records management → Events (or **Data lifecycle

management**) — one per real-world event the schedule names (New-ComplianceRetentionEventType).

Event-based labels are created with a retention trigger of event (`New-ComplianceTag

-RetentionType EventAgeInDays -EventType "<event type>"`), carrying the retention action and duration    that begin after the event, and — where records/legal require — the record setting.

Labels are applied to the in-scope content by publishing them for users to apply, auto-applying

them by condition, or setting them as a default — scoped to the pilot first.

The asset ID is stamped on the in-scope SharePoint/OneDrive documents (the Compliance Asset Id

property) — the employee ID / contract number / product SKU — so a future event can match them precisely.    Where asset-ID stamping is impractical, a keyword strategy is defined instead.

Content sits pending. Labeled items show *"retention starts on event"* — the label and duration are

set, but no clock is running yet.

The event is raised when it happens (New-ComplianceRetentionEvent), naming the event type and

supplying the asset IDs and/or keywords for the affected content, with the event date.

The clock starts. After service propagation, Purview starts the retention period from the event date

on every labeled item whose asset ID / keyword matched — and only those.

Retention then runs as configured — retain, then delete or route to disposition review at expiry

(disposition operations deferred to the records product) — with the whole configuration delivered through    the house model so it is proven on a bounded pilot before it drives real content.

## The reference design

Inputs (from records/legal): the event-based categories — for each, the event that starts the

clock, the retention period after the event, whether it is a record / regulatory record, and the   system of record that knows when the event occurred (HR / CLM / PLM).

Event types: one named event type per real-world event (Event Type – Employee-Termination, `Event

Type – Contract-Expiration, Event Type – Product-EndOfLife`).

Labels: one event-based retention/record label per category, bound to its event type, named per the

convention, with the post-event action and duration from the schedule.

Application: published and/or auto-apply label policies, scoped to `Scope – EventRetention-Pilot –

Static` first.

Triggering: an asset-ID strategy for SharePoint/OneDrive (which identifier, who stamps it, when)

and a keyword strategy where asset IDs are impractical — plus the raise process (who raises the   event, from which system of record, on what signal).

Pilot: a bounded pilot scope, a disposable test asset, and a test retention event to prove the

clock starts on exactly the matching content before any real event is raised.

## Limitations (be honest with buyers)

Event-based retention and records features are plan-dependent. Event-based retention labels, records

declaration, auto-apply, and adaptive scopes generally require an E5 / E5 Compliance-class plan or   add-on — verify what your tenant is licensed for.

The clock only starts when an event is raised. Creating the event type and label does nothing on its

own; if no one raises the event (or the asset IDs / keywords don't match), content stays pending   forever and is never disposed. The raise process is the deliverable, not an afterthought.

Matching depends on the asset ID actually being on the content. If the Compliance Asset Id was never

stamped (or the keyword doesn't match), the event finds nothing. Asset-ID stamping must happen before   the event, ideally at ingestion.

Everything is eventually consistent, not instant. Label propagation, asset-ID indexing, and event

processing run on service timers — expect delays (hours to several days) before a raised event visibly   starts clocks. Do not judge a pilot in the first minutes.

A raised event that starts a delete clock cannot be un-raised into the past. Once the clock has

started and (for retain-then-delete) elapsed, disposal is real — prove the trigger on disposable test   assets only.

Records and regulatory records are stronger and (for regulatory) one-way. Where an event-based label

also declares a record, the item is locked; a regulatory record cannot be shortened or removed. Use per   records/legal direction only.

Commercial vs Government cloud paths differ. Portal URLs and some feature availability differ in GCC /

GCC High / DoD (*.office365.us, Connect-IPPSSession -ConnectionUri) — verify the path and feature in   your cloud.

## Naming convention (used in every doc and script)

Every artifact this solution creates is named <Purpose> – <Scope> – <Stage> and reused verbatim across the docs, scripts, and the Purview admin surfaces:

| Artifact | Name |
| --- | --- |
| Event type (termination) | Event Type – Employee-Termination |
| Event type (contract) | Event Type – Contract-Expiration |
| Event type (product) | Event Type – Product-EndOfLife |
| Event-based retention label | Retention Label – Termination-7yr – Pilot |
| Event-based record label | Record Label – Contracts-EventExpiry-7yr – Pilot |
| Published label policy | Label Policy – EventBased-Publish – Pilot |
| Auto-apply label policy | Label Policy – EventBased-AutoApply – Pilot |
| Asset-ID property (SPO/OneDrive) | Compliance Asset Id (managed-metadata column) |
| Test retention event | Retention Event – TEST-Termination – Pilot |
| Pilot scope (static) | Scope – EventRetention-Pilot – Static |
| Assessment export | Event Retention Posture – Tenant – Discovery |
| Compliance report | Event Retention Compliance – Tenant – Report |

When the pilot passes and you expand to production, mint the production equivalents by swapping the – Pilot stage for – Prod (e.g. Record Label – Contracts-EventExpiry-7yr – Prod) — never edit a validated pilot artifact in place. Event types are reusable and typically not stage-suffixed.

## The standard deployment model

Assess existing event types, event-based labels, and raised events → Design the event-type / label / asset-ID (or keyword) / raise-process map from the schedule → Configure event types, labels, and pilot-scoped label policies, and stamp asset IDs on pilot content → Pilot by raising a test retention event on a disposable asset on Scope – EventRetention-Pilot – Static → Validate against explicit pass/fail gates (the clock starts on exactly the matching content) → Expand to production labels, real asset-ID coverage, and the live raise process wired to the system of record.

Starting (or failing to start) a retention clock on real content is high-impact. Every production change goes through change control with a documented rollback, test events are raised only on disposable assets, and nothing drives real content until the gates in Section 5 pass.

# 2. Requirements

These are the solution-specific prerequisites for implementing event-based retention in Microsoft Purview. They build on the shared Purview category requirements in global-requirements-purview.md (a Microsoft 365 tenant with the required Purview/compliance licensing; least-privilege Purview roles and portal access; the Security & Compliance PowerShell + Graph toolchain; the in-scope data sources/workloads; the compliance/records/privacy/legal stakeholders; and a pilot scope with change control). Do not repeat those — verify them first, then confirm the event-based prerequisites below. Each is stated as Description / Why / Verify / Implement if missing.

__________________________________________________

## 2.1 Compliance licensing for event-based retention & records

Description: The Microsoft 365 / Microsoft Purview licensing that unlocks **event-based retention

labels, and — where the category is also a record — records management (record / regulatory-record   labels, the file plan) and auto-apply label policies. These advanced retention capabilities are   generally in an E5 / E5 Compliance-class plan or the equivalent Purview add-on; basic date-based   retention is broadly available but is not** what this solution needs.

Why required: Event-based retention is plan-gated. Without the right plan, the "start retention

based on an event" trigger, event types, and any record designation in the design cannot be created.

Verify: In the Microsoft 365 admin center → Billing → Licenses, confirm the compliance plan/add-on.

In the Microsoft Purview portal, confirm Data lifecycle management and (for records categories)   Records management are visible, and that the Events area is present. *Feature-to-plan mapping   changes — verify the exact entitlement in your tenant.*

Implement if missing: Have licensing assign/purchase the required compliance plan or add-on to the

admin (and any accounts that will manage events and records) before configuration.

## 2.2 The event-based schedule (input from records & legal)

Description: For each event-based category, the authoritative determinations from records/legal: the

event that starts the clock (termination, contract expiry, product end-of-life, …), the retention   period after the event, whether the category is a record or regulatory record, the applicable   regulatory citation/authority, and the disposition path at expiry (automatic vs review).

Why required: This solution implements these determinations; it does not author them. The event

types, labels, and durations are a direct translation of the schedule — without it there is nothing   correct to configure, and no event/period may be invented.

Verify: Confirm records/legal has provided (or signed off) the event-based categories naming, for

each, the event, the post-event period, record status, citation, and disposition — or at least a pilot   subset.

Implement if missing: This is deferred to the records-management / compliance / legal functions —

request the determinations before configuring. Do not invent events, retention periods, record status, or   disposition rules.

## 2.3 The system of record and the event-raise process (operational owner)

Description: For every event type, the authoritative system of record that knows when the event

actually happens (HR/HRIS for termination, contract-lifecycle-management/CLM for contract expiry,   PLM/ERP for product end-of-life), and a named operational owner and process for raising the   retention event when the system of record signals the event — including which asset ID(s) / keyword(s)   identify the affected content.

Why required: An event type and label do nothing until an event is raised with matching asset IDs

/ keywords. This is the single most common point of failure: labels sit pending forever if no reliable   process raises the event. The raise process — manual, scripted, or integrated — is a core deliverable.

Verify: Confirm, per event type, the system of record, the signal that indicates the event, the owner

who raises the event, and the asset-ID / keyword values that will be supplied. Confirm whether raising is   manual (portal), scripted (New-ComplianceRetentionEvent), or integrated from the system of record.

Implement if missing: Identify the system of record and owner, and define the raise process (Section 3

provides the scripted method) before relying on any event-based label in production.

## 2.4 The asset-ID / keyword matching strategy and its data

Description: The decision, per event-based category, of how content is matched to a retention

event — asset ID (the Compliance Asset Id property on SharePoint/OneDrive documents) or keyword   (query, typically for Exchange) — and confirmation that the matching data will actually exist on the   content: which identifier is used (employee ID / contract number / SKU), who stamps it, and when   (ideally at ingestion), before any event is raised.

Why required: When an event is raised, Purview matches content by asset ID / keyword; if the

Compliance Asset Id was never stamped, or the keyword does not match, the event finds nothing and no   clock starts. Matching is only as good as the data on the content.

Verify: Confirm the matching mechanism per category; confirm the asset-ID source/format and the

stamping process (or the keyword query and that it reliably matches in-scope content and excludes   out-of-scope content); confirm the Compliance Asset Id column is available on the in-scope   SharePoint/OneDrive locations. *Property behavior and names are version-dependent — verify in your tenant.*

Implement if missing: Define the asset-ID scheme and stamping process (at ingestion where possible),

or define and test the keyword query, so matching data exists on content before events are raised.

## 2.5 Roles for event-based retention & records

Description: The least-privilege role groups to create and operate event-based retention in Microsoft

Purview: Records Management or Compliance Administrator / Compliance Data Administrator for   event types, labels, and label policies; and — because raising a retention event starts real retention   clocks — a controlled, named set of accounts authorized to raise events. Where categories are   records, the corresponding records role and (for disposition) Disposition Management apply, deferred to   the records product.

Why required: Creating event types, event-based labels, and label policies requires the matching

Purview role; raising events is high-impact and must be restricted to authorized operators to prevent an   accidental or premature clock start.

Verify: Microsoft Purview portal → Roles & scopes → Permissions (role groups) — confirm the

admin's membership; confirm exactly which accounts can raise events.

Implement if missing: Have a Global Admin / Compliance Admin add accounts to the least-privilege role

groups under change control, and formally designate (and limit) the event-raising operators.

## 2.6 In-scope workloads and content state (SPO / OneDrive / Exchange)

Description: Confirmation of which workloads and locations hold the event-based content and that

they support the matching mechanism — SharePoint/OneDrive for asset-ID matching (the documents that   carry the Compliance Asset Id), and Exchange where keyword matching is used — plus how labels reach   that content (published, auto-applied, or default library label, the last deferred to the SharePoint   records product).

Why required: Asset-ID matching is a SharePoint/OneDrive mechanic; keyword matching is typical for

Exchange. Scoping the wrong workloads or locations means labels never reach the content, or events never   match it.

Verify: Confirm the in-scope locations per category and that the intended matching mechanism is

supported there; confirm the label-application method per location.

Implement if missing: Define the location scope and application method per category before authoring

labels and policies.

## 2.7 Alignment with the broader retention/records program (not duplication)

Description: Knowledge of the organization's existing Microsoft Purview retention/records posture

— existing retention labels/policies, existing event types, and the org-wide data lifecycle & records   management program — so this event-based work aligns to it (consistent label names, no duplicate   event types, understood retention precedence) rather than conflicting.

Why required: Event-based labels interact with any other retention touching the same content via

Microsoft's retention-precedence rules; a duplicate event type or an unaware overlapping label produces   the wrong effective outcome. Records declaration, the file plan, and disposition operations are owned by   the broader program.

Verify: Enumerate existing labels, event types, and policies (Get-ComplianceTag,

Get-ComplianceRetentionEventType, Get-RetentionCompliancePolicy) and confirm which are owned by the   broader program; note any overlap.

Implement if missing: Engage the retention/records program owners; capture the existing baseline (the

assessment script does this) before adding event types or labels.

## 2.8 Automation toolchain for event-based retention

Description: The Security & Compliance PowerShell endpoint (Connect-IPPSSession from the

ExchangeOnlineManagement module) for event types, labels, label policies, and raising events   (Get-/New-/Set-ComplianceRetentionEventType, New-ComplianceTag, New-RetentionCompliancePolicy/Rule,   Get-/New-ComplianceRetentionEvent), and Microsoft Graph PowerShell for supporting reads — a   modern-auth / MFA-capable admin.

Why required: The provided scripts and the configuration/raise steps run through Security & Compliance

PowerShell (and Graph for supporting reads); both must connect.

Verify: Connect-IPPSSession succeeds and Get-ComplianceTag / Get-ComplianceRetentionEventType

return without error; Connect-MgGraph succeeds where used. In Government clouds, confirm the correct   -ConnectionUri / endpoint.

Implement if missing: Install the ExchangeOnlineManagement and Microsoft.Graph modules and

confirm modern-auth sign-in before running steps. Never store credentials in scripts.

## 2.9 Change control and a documented rollback for event-based retention

Description: An approved change window and a rollback plan specific to event-based retention: how

to unpublish/disable a label policy, how to remove a non-record event-based label, and the explicit note   that a raised event that has already started (and, for retain-then-delete, elapsed) a delete clock, and   any regulatory-record designation, cannot be rolled back.

Why required: Raising an event and starting a retention clock on real content is high-impact; a

documented, rehearsed rollback is the safety net for the reversible parts (labels, policies) and forces a   conscious decision on the irreversible parts (an elapsed event-based deletion, a regulatory record).

Verify: Confirm a change ticket, an approver, and a written rollback covering label-policy disable,

label removal, and the explicit no-rollback flag on any regulatory-record category and on any real (non-test)   event that starts a delete clock.

Implement if missing: Author the rollback (Section 3 provides the steps), get change-control sign-off,

and explicitly flag irreversible categories/actions as no-rollback before applying them. Raise test   events only on disposable assets.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide

This is the ordered, pilot-first method to implement event-based retention in Microsoft Purview. It follows the house model — Assess → Design → Configure → Pilot → Validate → Expand — and every artifact is named per the convention in Section 1 and reused verbatim in the scripts. Raising a retention event starts real retention clocks and is high-impact: labels are published to the pilot scope only, test events are raised on disposable assets only, and nothing drives real content until the Section 5 gates pass. The event-based schedule and all legal/records determinations are inputs from records/legal — this guide implements them, it does not author them.

Portal paths, property names, and cmdlet parameters evolve and are cloud-dependent. Paths and parameters below are Microsoft Purview portal (purview.microsoft.com) / Security & Compliance PowerShell as of authoring; in GCC/GCC High/DoD the URL and some features differ (*.office365.us, Connect-IPPSSession -ConnectionUri). Verify paths, the Compliance Asset Id property, and cmdlet parameters in your tenant/cloud before relying on them. Where a step is plan-dependent, it is flagged.

__________________________________________________

## Stage 0 — Connect and confirm prerequisites

Confirm Section 2 prerequisites: licensing (2.1), the event-based schedule (2.2), the system of record and

raise process (2.3), the asset-ID/keyword strategy (2.4), roles incl. event-raise authorization (2.5),    in-scope workloads (2.6), existing posture (2.7), and change control (2.9).

Connect the toolchain from an MFA-capable admin workstation:

Connect-IPPSSession                 # Security & Compliance PowerShell (add -ConnectionUri for Gov clouds)
   Connect-MgGraph -Scopes "Directory.Read.All"   # supporting reads only

Run Resolve-EventRetentionScope.ps1 to confirm module/connection health, report the detected cloud,

confirm the event/label cmdlets are reachable, and resolve the pilot scope before touching anything.    Pass/fail: connections succeed, the expected cloud is reported, event-based retention cmdlets are    reachable, and Scope – EventRetention-Pilot – Static resolves.

## Stage 1 — Assess (read-only)

Run Get-EventRetentionPosture.ps1 to produce Event Retention Posture – Tenant – Discovery: existing

event types (Get-ComplianceRetentionEventType), existing event-based labels (Get-ComplianceTag    filtered to an Event* retention type, with record/regulatory flags and their EventType), the label    policies that publish/auto-apply them (Get-RetentionCompliancePolicy/-Rule), and any retention    events already raised (Get-ComplianceRetentionEvent).

Review the baseline with the retention/records program owners (2.7): which event types already exist (do

not duplicate), which labels are owned by the broader program, and any overlap to reason through against    retention precedence.

Pass/fail (Assess gate): a complete inventory export exists; existing event types/labels are

identified so none are duplicated; no destructive action was taken (read-only).

## Stage 2 — Design (map the schedule to event types, labels, and triggers)

Translate the records/legal event-based schedule into a concrete artifact map. Produce a design table with, for each event-based category:

Event → event type: the real-world event and its named Event Type – ….

Post-event action + duration: retain / retain-then-delete, and the period that begins after the

event.

Record status: none / record / regulatory record (regulatory only where records/legal require;

records declaration mechanics deferred to the records product).

Matching mechanism + data: asset ID (which identifier — employee ID / contract number / SKU — and

who stamps the Compliance Asset Id, when) or keyword (the query, and where it applies).

Locations + application: which workloads (SPO / OneDrive / Exchange) and how the label is applied

(published / auto-apply / default).

Raise process: the system of record, the signal, the owner who raises the event, and the asset-ID /

keyword values that will be supplied.

Name every artifact now (Section 1 table) and record the pilot scope Scope – EventRetention-Pilot – Static. Pass/fail (Design gate): every event-based category maps to a named event type, a named label (with post-event action, duration, record status), a defined matching mechanism with a stamping/keyword plan, locations/application, and a raise process; records/legal has signed off the mapping (especially any regulatory-record categories).

## Stage 3 — Configure (build, staged safe)

Build in this order. Configuration scripts default to `-WhatIf`/dry-run and only write with `-Commit`.

### 3a. Event types

Create the event type per category (S&C PowerShell). Set-EventTypesAndLabels.ps1 stages these with -WhatIf; with -Commit it runs:

New-ComplianceRetentionEventType -Name "Event Type – Employee-Termination"
New-ComplianceRetentionEventType -Name "Event Type – Contract-Expiration"
New-ComplianceRetentionEventType -Name "Event Type – Product-EndOfLife"

Reuse an existing event type from the assessment rather than creating a duplicate.

### 3b. Event-based labels

Create each event-based retention/record label, bound to its event type, via Set-EventTypesAndLabels.ps1 (which wraps New-ComplianceTag with a -WhatIf default). The retention trigger is an event type (-RetentionType EventAgeInDays) and the duration is the period that begins after the event. Examples of the intent the script commits with -Commit:

# Event-based retention label (retain N years after the event, then delete)
New-ComplianceTag -Name "Retention Label – Termination-7yr – Pilot" `
  -RetentionAction KeepAndDelete -RetentionDuration 2555 `
  -RetentionType EventAgeInDays -EventType "Event Type – Employee-Termination"

# Event-based RECORD label (records-grade; records mechanics deferred to the records product)
New-ComplianceTag -Name "Record Label – Contracts-EventExpiry-7yr – Pilot" -IsRecordLabel $true `
  -RetentionAction KeepAndDelete -RetentionDuration 2555 `
  -RetentionType EventAgeInDays -EventType "Event Type – Contract-Expiration"

Regulatory records are irreversible. Where a category is a regulatory record, the config script refuses to set the regulatory flag without an explicit confirmation switch and a records/legal sign-off reference. Do not apply a regulatory event-based label beyond a disposable test item in pilot. *(Verify the exact -RetentionType value and record parameters for event-based labels in your tenant/module version.)*

### 3c. Label policies (publish / auto-apply to the pilot)

Publish the labels to pilot users, or auto-apply by condition, scoped to the pilot only:

# Publish event-based labels for users to apply (pilot scope)
New-RetentionCompliancePolicy -Name "Label Policy – EventBased-Publish – Pilot" `
  -SharePointLocation "https://contoso.sharepoint.com/sites/EventRetentionPilot" `
  -OneDriveLocation "https://contoso-my.sharepoint.com/personal/pilotuser_contoso_com"
New-RetentionComplianceRule -Policy "Label Policy – EventBased-Publish – Pilot" `
  -PublishComplianceTag "Retention Label – Termination-7yr – Pilot"

# Auto-apply an event-based label by condition (pilot scope) — condition from the schedule, not invented
New-RetentionCompliancePolicy -Name "Label Policy – EventBased-AutoApply – Pilot" `
  -SharePointLocation "https://contoso.sharepoint.com/sites/EventRetentionPilot"
New-RetentionComplianceRule -Policy "Label Policy – EventBased-AutoApply – Pilot" `
  -ApplyComplianceTag "Record Label – Contracts-EventExpiry-7yr – Pilot" `
  -ContentMatchQuery '"master services agreement"'

*(SharePoint default-library-label application is deferred to the SharePoint records/retention product.)*

### 3d. Stamp the asset ID on pilot content (the matching data)

For asset-ID categories, ensure the Compliance Asset Id managed-metadata property is present on the in-scope SharePoint/OneDrive documents and stamp the identifier (employee ID / contract number / SKU) onto the pilot documents — via the library UI, a content-type default, or an automated stamping process at ingestion. This is the data a future event matches on; without it the event finds nothing. For keyword categories, confirm the query matches the pilot content (and excludes out-of-scope content). Pass/fail (Configure gate): every designed event type and label exists, label policies are pilot-scoped, and the matching data (asset ID stamped, or keyword validated) is present on the pilot content; no label reaches content outside the pilot.

## Stage 4 — Pilot (prove the trigger on a disposable asset)

Confirm labeled pilot content is in the pending state: it shows *"retention starts on event"* — the

label and duration are set, but no clock is running yet.

Stamp a disposable test document with a test asset ID (e.g. TEST-ASSET-001) and apply the

event-based label to it.

Raise a test retention event for the category, on the disposable asset only, via

Set-EventTypesAndLabels.ps1 -RaiseEvent (dry-run by default; -Commit calls    New-ComplianceRetentionEvent):

New-ComplianceRetentionEvent -Name "Retention Event – TEST-Termination – Pilot" `
     -EventType "Event Type – Employee-Termination" `
     -EventTags "Retention Label – Termination-7yr – Pilot" `
     -AssetId "TEST-ASSET-001" -EventDateTime (Get-Date)

*(Use the asset ID for asset-ID categories, or the keyword parameter for keyword categories — verify the    exact parameter names in your tenant/module version.)*

Allow for propagation (hours to days — do not judge in minutes). Then run the Stage 5 validation to

confirm the clock started on exactly the matching asset and on nothing else.

Pass/fail (Pilot gate): the test event starts the retention clock on the matching disposable asset

from the event date, un-matched content stays pending, and no content outside the pilot scope is affected.

## Stage 5 — Validate

Run Test-EventRetentionConfig.ps1 (read-only) to confirm every designed event type exists, each label uses an event trigger bound to the correct event type, label policies target the pilot scope, and asset-ID / keyword readiness is in place; then run Get-EventRetentionReport.ps1 to produce Event Retention Compliance – Tenant – Report and work the Section 5 test procedures. Every gate has an explicit pass/fail. Do not expand until all pass.

## Stage 6 — Expand (production)

Mint the production labels by swapping – Pilot for – Prod (never edit a validated pilot artifact in

place): e.g. Retention Label – Termination-7yr – Prod, Label Policy – EventBased-Publish – Prod.    Event types are reusable and carried forward.

Broaden the label policies to the full in-scope locations, and roll out **asset-ID stamping at

ingestion** (or the validated keyword strategy) across production content so future events match.

Wire the real raise process to the system of record (2.3): the owner raises the production event

(New-ComplianceRetentionEvent) when HR/CLM/PLM signals it, supplying the real asset IDs / keywords and    the real event date. Stage the rollout in rings (by department/site/category) where possible.

Pass/fail (Expand gate): production labels apply across the in-scope workloads, asset-ID / keyword

matching data is present on production content, the raise process is operable and tested against the    system of record, the compliance report shows expected coverage, and no unexpected retention conflicts    appear.

__________________________________________________

## Rollback (per stage)

Label policies (reversible): unpublish/disable a label policy by disabling or removing its rule

(Set-RetentionComplianceRule), or reduce its locations. This stops the label reaching new content; it   does not un-apply labels already on items.

Event-based labels (reversible if not a record): remove a non-record event-based label from items and

delete the unused label; a published label can be unpublished; auto-apply can be disabled.

Records (partly reversible): a non-regulatory record can be un-declared by a records manager

(auditable) — do this only per records/legal direction; the mechanic is the records product's.

A raised event before its clock elapses (mitigable): while a KeepAndDelete clock is still running you

can extend, relabel, or remove the label to change the outcome — treat this as mitigation, not clean   rollback, and act before the delete date.

IRREVERSIBLE — no rollback: an elapsed event-based deletion (content already disposed) and a

regulatory-record designation (cannot be removed/shortened). These are gated on records/legal sign-off   and must never be exercised beyond a disposable test item in pilot.

Every production change carries a change ticket, an approver, and this rollback written out for the specific categories in scope, with irreversible categories/actions explicitly flagged no-rollback. Raise real (non-test) events only through the authorized, change-controlled process.

# 5. Testing & Validation

Nine procedures, each with an explicit pass/fail. Run them at the Pilot and Expand gates. Event-based retention is eventually consistent — allow for service propagation (hours to a few days) after applying a label, stamping an asset ID, or raising an event before declaring a fail. Raise events only on disposable test assets; never raise a real event that starts a delete clock as a test, and never apply a regulatory-record label to content you are not prepared to keep permanently.

__________________________________________________

### T1 — Toolchain & scope health

Do: Run Resolve-EventRetentionScope.ps1.

Pass: Connect-IPPSSession (and Graph where used) succeed; the correct cloud is reported; the

event-based retention cmdlets are reachable; Scope – EventRetention-Pilot – Static resolves.

Fail: any connection fails, the wrong cloud/endpoint is reported, the event cmdlets are absent

(plan/role), or the scope does not resolve.

### T2 — Baseline inventory captured (read-only)

Do: Run Get-EventRetentionPosture.ps1.

Pass: Event Retention Posture – Tenant – Discovery lists existing event types, existing event-based

labels (with their EventType and record/regulatory flags), their label policies, and any raised events;   existing artifacts are identified so none are duplicated.

Fail: the inventory is incomplete, or the script wrote any change (it must be read-only).

### T3 — Event types created as designed

Do: Get-ComplianceRetentionEventType for each designed event type.

Pass: each event type exists with the designed name (Event Type – Employee-Termination, etc.), and no

duplicate of an existing event type was created.

Fail: an event type is missing, misnamed, or duplicates one already present.

### T4 — Event-based labels bound to the correct event type

Do: Get-ComplianceTag for each designed label; inspect its retention type and event type.

Pass: each label exists with an event retention trigger (RetentionType is an Event* type),

bound to the correct EventType, with the designed post-event action and duration, and the correct   record/regulatory flag — matching the Stage 2 design.

Fail: any label is missing, uses a date-based trigger instead of an event, is bound to the wrong event

type, or its action/duration/record status differs from design.

### T5 — Label publish / auto-apply reaches the pilot only

Do: As a pilot user, confirm the published event-based labels are selectable (SharePoint/OneDrive);

create/identify content matching an auto-apply condition and wait for propagation.

Pass: published labels appear for pilot users only; auto-apply applies the designed label to matching

pilot content; no content outside the pilot scope is affected.

Fail: labels do not appear, apply to the wrong scope, or the wrong label is auto-applied.

### T6 — Labeled content is in the pending ("starts on event") state

Do: On a labeled pilot item, inspect its retention state before any event is raised.

Pass: the item shows retention pending — *"retention starts on event"* — with the label and

duration set but no clock running.

Fail: the clock has already started (mis-configured as date-based), or the item shows no event-based

retention at all.

### T7 — Asset-ID / keyword matching data is present on content

Do: For asset-ID categories, confirm the Compliance Asset Id property is stamped on the in-scope

pilot documents with the correct identifier; for keyword categories, confirm the query matches the in-scope   content and excludes out-of-scope content.

Pass: the matching data exists on exactly the in-scope content — asset IDs stamped as designed, or the

keyword query verified to match in-scope and not out-of-scope.

Fail: the Compliance Asset Id is missing/blank on in-scope content, or the keyword query matches the

wrong (or no) content.

### T8 — Raising a test event starts the clock on exactly the matching content

Do: Stamp a disposable test asset (TEST-ASSET-001), apply the event-based label, and raise a test

retention event on that asset only (Set-EventTypesAndLabels.ps1 -RaiseEvent -Commit, or portal). Wait for   propagation.

Pass: after propagation, the retention clock starts from the event date on the matching disposable

asset and only that asset; un-matched labeled content stays pending; the event is visible via   Get-ComplianceRetentionEvent.

Fail: the clock never starts, starts on the wrong/too-broad content, or starts at the wrong date.

### T9 — Reporting reflects reality

Do: Run Test-EventRetentionConfig.ps1 (read-only validation) and Get-EventRetentionReport.ps1.

Pass: validation confirms event types exist, labels use the correct event triggers/linkage, and label

policies are pilot-scoped; the report’s counts of event types, event-based labels, and raised events, and   its gap flags (labels without an event type, event types with no label, raised-but-unmatched events) are   consistent with T3–T8.

Fail: validation or the report disagrees with the observed state, or omits configured artifacts.

__________________________________________________

Overall gate. The pilot passes only when T1–T9 pass on the pilot scope with the test event starting the clock on exactly the matching disposable asset and no effect outside the pilot. Expansion passes only when T3–T9 pass at production scope, the asset-ID / keyword matching data is present on production content, and the real raise process is tested against the system of record. Any fail on an irreversible action (regulatory record, or a real event that has started/elapsed a delete clock) halts the rollout pending records/legal review.

# 6. Troubleshooting

Common failure modes when implementing event-based retention in Microsoft Purview, and how to resolve them. Most retention behavior is eventually consistent — before treating something as broken, confirm it is not simply propagation latency (see the last item). Portal paths, the Compliance Asset Id property, and cmdlet parameters are plan- and cloud-dependent — verify in your tenant/cloud.

__________________________________________________

### Cannot connect / event or label cmdlets missing

Symptom: Connect-IPPSSession fails, or Get-ComplianceRetentionEventType / New-ComplianceTag /

New-ComplianceRetentionEvent are "not recognized."

Likely cause: Not connected to Security & Compliance PowerShell; the ExchangeOnlineManagement

module is missing/old; or the session lacks the licensing/scope for event-based retention.

Resolve: Install/update ExchangeOnlineManagement; run Connect-IPPSSession (with -ConnectionUri

for GCC/GCC High/DoD). Run Resolve-EventRetentionScope.ps1 to confirm connectivity, cloud, and reachable   cmdlets. If the event cmdlets are absent, confirm the E5 / E5 Compliance-class licensing and the   Records Management / Compliance Administrator role.

### "Insufficient permissions" creating event types, labels, or raising events

Symptom: Access-denied on New-ComplianceRetentionEventType, New-ComplianceTag, or

New-ComplianceRetentionEvent.

Likely cause: The admin is not in the required Purview role group, or is not among the designated

event-raising operators.

Resolve: Add the account to Records Management or Compliance Administrator /

Compliance Data Administrator (Purview portal → Roles & scopes → Permissions). Confirm the account is   one of the authorized event-raisers (2.5). Re-check after assignment (role propagation can take time).

### "Start retention based on an event" option / event-based label type is missing

Symptom: When creating a label you cannot choose an event-based trigger, or New-ComplianceTag rejects

the event retention type.

Likely cause: The tenant is not licensed for event-based retention, or the exact -RetentionType

value / parameter differs in your module version.

Resolve: Confirm the E5 / E5 Compliance-class entitlement. Verify the correct event retention type

value for your tenant/module version (the design uses an Event* type) before scripting, and check the   option in the portal first.

### An event-based label doesn't appear for users (publish)

Symptom: Pilot users don't see the label in SharePoint/OneDrive.

Likely cause: Label-publish propagation delay (can take a day or more); the label policy's

locations don't include the user/site; or the client hasn't refreshed.

Resolve: Confirm the label policy (Label Policy – EventBased-Publish – Pilot) targets the pilot

site/user; allow up to a few days; refresh the client. Verify with Get-RetentionComplianceRule that   PublishComplianceTag names the correct label.

### Auto-apply isn't labeling matching content

Symptom: Content that should match an auto-apply condition stays unlabeled.

Likely cause: Auto-apply runs on a service timer and can take 7+ days for existing content; the

ContentMatchQuery / condition doesn't actually match; the location isn't in scope; or the plan doesn't   include auto-apply.

Resolve: Test the query against real content, confirm the location is in the policy, confirm licensing,

and wait for the timer before judging.

### Labeled content shows "pending" and the clock never starts

Symptom: Items with an event-based label stay in *"retention starts on event"* forever and never begin

counting.

Likely cause (most common): No retention event has been raised for that event type — the label is

working exactly as designed, but the trigger is missing. Or an event was raised but its asset ID /   keyword didn't match, or the label's EventType differs from the event's type.

Resolve: Raise the event with Set-EventTypesAndLabels.ps1 -RaiseEvent (or New-ComplianceRetentionEvent)

using the exact asset ID / keyword that matches the content and the same event type the label uses.   Confirm the label's RetentionType is an Event* type and its EventType name matches the event. Then   allow for propagation. If no one is raising events at all, fix the raise process (2.3) — that is the real   defect.

### A raised event matched nothing (or the wrong content)

Symptom: After raising an event, no clocks start, or clocks start on unexpected items.

Likely cause: The Compliance Asset Id was never stamped on the target documents (asset-ID

matching had nothing to match); the asset ID supplied at raise time doesn't equal the one stamped; or a   keyword query is too broad/narrow.

Resolve: Confirm the Compliance Asset Id is present and correct on the in-scope content (T7), and

that the raise supplies the identical value. For keyword categories, validate the query matches in-scope   and excludes out-of-scope content before re-raising. Remember matching data must exist before the event.

### The clock started from the wrong date

Symptom: Retention is counting from a date that isn't when the event actually occurred.

Likely cause: The retention event was raised with the raise date rather than the true **event

date** (-EventDateTime).

Resolve: Set -EventDateTime to when the event actually happened (e.g. the real termination date),

especially when raising after the fact. If already raised incorrectly, correct it per records/legal   direction before the clock elapses.

### An event-based label also declares a record and content is locked unexpectedly

Symptom: After an event-based record label applies, owners lose edit/delete.

Likely cause: The label was created with the record setting (by design) — a record locks content;

a regulatory record is a stronger, one-way lock.

Resolve: Confirm with Get-ComplianceTag whether IsRecordLabel / Regulatory is set; communicate

the lock before applying record labels to live content. Records declaration/un-declaration mechanics are   owned by the data lifecycle & records product — defer to it.

### Retention differs from expectation — a retention conflict

Symptom: The effective retention/deletion on an item doesn't match the event-based label you set.

Likely cause: Retention precedence across overlapping policies/labels: retention wins over

deletion; the longest retention wins; explicit (label) beats implicit (policy); the shortest   deletion wins.

Resolve: Enumerate every policy/label touching the content (Get-EventRetentionPosture.ps1 plus the

broader program's assessment), reason through precedence, and redesign the overlap to produce the   intended effective outcome — do not force a result against the precedence rules.

### Government-cloud portal path, property, or parameter differs / is missing

Symptom: A portal path 404s, the Compliance Asset Id behaves differently, an endpoint fails, or a

feature isn't present in GCC/GCC High/DoD.

Likely cause: Sovereign-cloud differences — different URLs (*.office365.us), different

Connect-IPPSSession -ConnectionUri, and some features/parameters lag or differ.

Resolve: Use the correct sovereign endpoint and portal URL for your cloud, and **verify feature and

property availability in your tenant** before relying on it. Treat any Commercial-vs-Government difference   as a tenant-verify item, not an error.

### It "isn't working" — but it's actually propagation latency

Symptom: A just-made change (label publish, asset-ID stamp, a raised event) hasn't taken effect.

Likely cause: Normal eventual consistency — label propagation, asset-ID indexing, and event

processing run on service timers (hours to several days).

Resolve: Wait the expected window before re-testing; don't stack "fixes" on top of a change that

simply hasn't propagated. Re-run Get-EventRetentionReport.ps1 after the window to confirm state.

# 7. Best Practices

Durable practices for running event-based retention in Microsoft Purview. They encode the house model — pilot-first, evidence-based, records/legal-owned determinations — into day-to-day operation, and they concentrate on the part that actually fails in the field: getting an event to reliably start the clock on the right content.

## Governance & ownership

Records/legal own the schedule; you own the implementation. Never invent an event type, a post-event

retention period, a record status, or a matching rule. Treat the event-based schedule as the source of   truth and keep a traceable link from each event type and label back to its schedule category and citation.

Keep a single, shared inventory. Reuse existing event types and labels from the broader retention/

records program — one event type per real-world event, one label per category, named per the convention.   Do not mint duplicate event types (Employee-Termination twice) — they fragment triggering and reporting.

Restrict who can raise events. Raising a retention event starts real retention clocks. Limit

event-raising to a small, named, authorized set of operators and route every real event through change   control; keep it separate from routine label administration.

## The raise process is the deliverable

An event type without a raise process is dead weight. The most common failure is content that sits

pending forever because no one raises the event. For every event type, name the system of record   (HR/CLM/PLM), the signal that indicates the event, and the owner who raises it — and prefer   integrating the raise with the system of record over relying on someone to remember.

Supply the right asset IDs / keywords at raise time. The event only matches content you identify;

build the raise process to pull the exact asset IDs (or keyword) from the system of record so the clock   starts on precisely the affected items.

Record the event date deliberately. The retention clock counts from the event date, not the raise

date — set it to when the event actually occurred (e.g. the real termination date), especially if the   event is raised after the fact.

## Asset-ID / keyword matching

Stamp the asset ID before the event, ideally at ingestion. Matching is only as good as the

Compliance Asset Id on the content. Bake asset-ID stamping into the content's creation/ingestion process   so the data is already there when the event fires — retrofitting IDs after an event is error-prone.

Prefer asset IDs for precision; use keywords deliberately. Asset-ID matching (SharePoint/OneDrive)

affects only tagged items; keyword matching (typically Exchange) is broader — validate a keyword query   against real content to confirm it matches in-scope and excludes out-of-scope content before relying   on it.

Keep asset-ID schemes stable and documented. The identifier used to stamp content (employee ID /

contract number / SKU) must be the same value the raise process supplies — document the scheme and its   source so the two never drift apart.

## Change-safety

Publish to pilot, prove the trigger, then expand. Labels are published to the pilot scope; the trigger

is proven by a test event on a disposable asset; production is a deliberate, change-controlled step   after the gates pass.

Test events on disposable assets only. Prove the clock start on a throwaway asset before wiring the

real process — never rehearse with content that a started (or elapsed) delete clock would harm.

Write the rollback — and flag the irreversible parts. Reversible: unpublish/disable label policies,

remove non-record labels. Mitigable-before-elapse: extend/relabel while a delete clock still runs.   No-rollback: an elapsed event-based deletion and any regulatory-record designation. Every change ticket   states which is which.

## Operations & evidence

Monitor pending vs triggered. A growing population of pending event-based content with no

corresponding events being raised is an operational red flag — either events are not happening, or the   raise process has broken. Report on it, don't just count labels.

Report on a cadence. Run the compliance report regularly; watch event-type coverage, event-based label

counts, raised events, and gaps (labels with no event type, event types with no label, events that matched   nothing).

Respect eventual consistency. Label propagation, asset-ID indexing, and event processing run on timers

(hours to days). Build that latency into expectations and never judge a raised event in the first minutes.

Verify by cloud. In GCC/GCC High/DoD, confirm portal paths, endpoints (`Connect-IPPSSession

-ConnectionUri), the Compliance Asset Id` property, and cmdlet parameters — do not assume Commercial   parity.

Keep automation credential-free. All scripts use interactive modern auth; never embed secrets. Keep

assessment/validation/reporting read-only and configuration (including event-raising) -WhatIf-by-default   with an explicit -Commit.

## Alignment with the broader program

Design with retention precedence. Where an event-based label overlaps other retention on the same

content, reason through Microsoft's precedence (retention > deletion; longest retention wins; explicit >   implicit; shortest deletion wins) and validate the effective outcome — don't assume it.

Defer records, file plan, and disposition mechanics. Records declaration in depth, the file plan, and

disposition-review operations belong to the org-wide data lifecycle & records product — align label names   and defer those mechanics rather than re-documenting them.

Don't rebuild what the program owns. Sensitivity labels, DLP, and tenant-wide data governance belong

to the broader Purview program — align to them, don't duplicate.

# 8. Deliverables Summary

Everything included in this solution, on one page.

## Documentation

Solution Overview — what event-based retention is and why the calendar cannot express it; the

event type → event-based label → retention event mechanic; asset-ID vs keyword triggering (the   Compliance Asset Id property for SharePoint/OneDrive, keywords for Exchange); how content sits pending   until an event is raised; the reference design; what's deferred to records/legal and to the broader data   lifecycle & records product; limitations; and the deployment model.

Requirements Guide — solution-specific prerequisites (compliance licensing for event-based retention/

records; the event-based schedule from records/legal; the system of record and event-raise process;   the asset-ID / keyword matching strategy and its data; roles incl. event-raise authorization; in-scope   workloads; alignment with the broader program; the S&C PowerShell / Graph toolchain; change control +   rollback), each with how to verify and implement, building on the Purview category global requirements.

Implementation Guide — Assess → Design → Configure → Pilot → Validate → Expand, with every artifact

named, event types / labels / label policies built in order, asset IDs stamped on pilot content, the   trigger proven by a test event on a disposable asset, explicit pass/fail gates per stage, and a   documented rollback that flags the irreversible parts (elapsed event-based deletions, regulatory   records).

Testing & Validation — 9 procedures, each with an explicit pass/fail, covering toolchain/scope,

baseline inventory, event types, label-to-event-type binding, publish/auto-apply scope, the pending state,   asset-ID / keyword matching data, the test event starting the clock on exactly the matching content, and   reporting.

Troubleshooting — common failure modes (connection/roles/plan, labels not appearing or applying, the

clock never starting, events matching nothing or too much, asset-ID not stamped, wrong event date,   Government-cloud differences, propagation latency) and resolutions.

Best Practices — governance/ownership, the raise process as the deliverable, asset-ID / keyword

matching, change-safety, operations & evidence, and alignment with the broader program.

Executive Summary — the outcome, approach, and why it is low-risk, for decision-makers.

## PowerShell scripts (5)

All use modern-auth Connect-IPPSSession (Security & Compliance PowerShell) and Connect-MgGraph where noted; no hardcoded credentials. Assessment, validation, and reporting are read-only; the configuration script (including event-raising) defaults to dry-run / -WhatIf and only writes when -Commit is passed; regulatory-record actions are gated behind an explicit -AllowRegulatory -SignOffRef, and raising a real event is a deliberate, gated action.

Resolve-EventRetentionScope.ps1 — *Scope/health helper (read-only).* Checks S&C PowerShell (and

optional Graph) connectivity, reports the detected cloud/endpoint, confirms the event-based retention    cmdlets (Get-ComplianceRetentionEventType, Get-ComplianceTag, Get-ComplianceRetentionEvent) are    reachable, and resolves the pilot scope — the preflight before Stage 3.

Get-EventRetentionPosture.ps1 — *Discovery (read-only).* Inventories existing event types,

existing event-based labels (those with an Event* retention type, with their EventType and    record/regulatory flags), the label policies publishing/auto-applying them, and any raised events.    Produces Event Retention Posture – Tenant – Discovery (CSVs), flagging duplicates and orphans.

Set-EventTypesAndLabels.ps1 — *Configuration/remediation helper (-WhatIf default).* Creates/verifies

event types (New-ComplianceRetentionEventType) and event-based labels (New-ComplianceTag    -RetentionType EventAgeInDays -EventType …) from a JSON design, and — with -RaiseEvent — raises a    retention event (New-ComplianceRetentionEvent) against asset IDs / keywords. Dry-run by default; writes    only with -Commit; refuses regulatory labels without -AllowRegulatory -SignOffRef; test events on    disposable assets.

Test-EventRetentionConfig.ps1 — *Validation (read-only).* Checks each designed event type exists,

each label uses an event trigger bound to the correct event type, label policies target the pilot    scope, and reports asset-ID / keyword readiness and linkage gaps — the Stage 5 gate check. Makes no    changes.

Get-EventRetentionReport.ps1 — *Compliance report (read-only).* Compiles event-type coverage,

event-based label coverage (event type / record / regulatory / action / duration), and raised events into    Event Retention Compliance – Tenant – Report (CSV + HTML), flagging gaps (labels with no event type,    event types with no label, events that matched nothing) and pointing to the portal for disposition.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## Get-EventRetentionPosture.ps1

## Get-EventRetentionReport.ps1

## Resolve-EventRetentionScope.ps1

## Set-EventTypesAndLabels.ps1

## Test-EventRetentionConfig.ps1