Microsoft Purview Center of Excellence

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Microsoft Purview Center of Excellence

Microsoft Purview is powerful and sprawling, and once the platform is turned on, the next failure mode is governance drift: labels, DLP policies, and retention rules created ad hoc by whoever held the role that day, none of them owned, none sharing a naming or lifecycle standard, high-impact policies flipped to *enforce* without ever running in simulation/test, and — six months on — no one able to say which policy does what, who approved it, or when it was last reviewed. That is a compliance gap and a data-risk exposure.

This solution institutionalizes Purview governance by standing up a Purview Center of Excellence (CoE) — the operating model that governs every Purview capability from one place: a named, least-privilege governance board with separation of duties; written standards (naming, ownership + review cadence, a mandatory simulation/test-first rule, change control, and separation-of-duties); a single intake workflow that takes every request Request → Triage → Design → Pilot in simulation → Validate → Board approval → Enforce → Register; and a lifecycle cadence with drift detection and a deliberate decommission path. Everything is done with the Microsoft Purview portal, the Microsoft 365 admin center, Security & Compliance PowerShell, Exchange Online PowerShell, and Microsoft Graph — no third-party tooling.

This is a complete, deploy-it-today package for institutionalizing Purview governance, written for a competent M365/compliance administrator and the governance board they support.

## What you get

A plain-language Solution Overview of the CoE operating model — the governance board and role model,

the standards, the intake workflow, and the lifecycle cadence.

A Requirements Guide with verify / implement-if-missing for every prerequisite, including which

capabilities your licensing actually puts in the CoE's remit.

An Implementation Guide of precise, ordered portal + PowerShell + Graph steps, with the board role

model and standard tags applied pilot-first (-WhatIf before -Commit) and the intake gate proven   in simulation before the estate is governed.

Five PowerShell scripts: a scope/health helper, an estate-inventory discovery, a standards/role

configuration helper (-WhatIf by default; writes only role membership and a non-disruptive metadata   tag), a governance-gate validator, and a governance scorecard/register report.

Testing and Troubleshooting guides for a confident, safe rollout.

## What this delivers

A named, least-privilege, separated governance board; captured standards; a complete register of every governed artifact with an owner and a review date; a proven simulation-first intake gate (enforced-without-evidence = 0); and a standing lifecycle cadence with drift detection — validated on a pilot artifact in simulation before the full estate is brought under governance.

## The deployment model

Assess → Design → Configure → Pilot → Validate → Expand.

## Scope boundary

The CoE governs the operating model — board, standards, intake, lifecycle, and evidence. It does not author policy contents and does not make regulatory, records, or legal determinations: retention schedules, records file plans, legal holds, and insider-risk/communication-compliance case actions are deferred to the organization's compliance, records, privacy, and legal functions. High-impact policies are always piloted in simulation/test/disabled mode before enforcement, and the CoE never flips a policy to enforce — that remains a board-gated, intake-driven action taken after simulation passes.

## Outcome

Purview governance institutionalized — a governance board, standards, intake, and lifecycle in place, piloted, and validated — so every governed artifact is owned and defensible and the audit answer is one scorecard export, delivered and defensible in Microsoft Purview.

# 1. Solution Overview — Microsoft Purview Center of Excellence

## What this solution is

Microsoft Purview is broad — sensitivity and retention labels, data loss prevention (DLP), data lifecycle and records management, insider risk, communication compliance, audit, eDiscovery, data security posture management (DSPM), and data governance. Once a tenant has the *foundation* in place, the next failure mode is governance drift: labels, DLP policies, and retention rules get created ad hoc by whoever had the role that day, nobody owns them, none of them share a naming or lifecycle standard, high-impact policies get flipped to *enforce* without ever running in simulation/test, and six months later nobody can say which policy does what, who approved it, or when it was last reviewed. That is a compliance gap and a data-risk exposure.

This solution institutionalizes Purview governance by standing up a Purview Center of Excellence (CoE) — the operating model that governs every Purview capability from one place:

A governance board — a named body with a charter, a RACI, and least-privilege membership mapped

to built-in Purview role groups (compliance, information protection, records, insider risk,   communication compliance, eDiscovery, audit) with separation of duties enforced.

Standards — the house rules every Purview artifact must follow: a naming convention, a

mandatory owner + review cadence, a simulation/test-first rule for every high-impact policy,   a change-control rule (every change via intake, versioned, reversible), and a   separation-of-duties rule for HR/legal-sensitive capabilities.

Intake — a single request-to-production workflow (Request → Triage → Design → Pilot in

simulation/test → Validate → Board approval → Enforce → Register) so nothing lands in the tenant   without an owner, a standard-conformant name, recorded simulation evidence, and board sign-off.

Lifecycle — a periodic review cadence, drift detection (current configuration compared to

the registered standards baseline), versioning, and a decommission path for orphaned or unowned   artifacts — so the estate stays understood and defensible over time.

Everything is done with the Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), Exchange Online PowerShell (for audit config), and Microsoft Graph — no third-party tooling. The five PowerShell scripts inventory every governed artifact, apply the CoE role model and standards tags (-WhatIf first), validate governance gates, and produce the governance register/scorecard.

This is the governance operating model, not the capability build-outs. The CoE governs the *labels, DLP policies, retention/records rules, insider-risk and communication-compliance policies, eDiscovery cases, and DSPM* that other Purview solutions configure. It does not author those policies' contents or make the regulatory/records/legal determinations behind them — those are deferred to the organization's compliance, records, privacy, and legal functions. The CoE supplies the board, the standards, the intake gate, the lifecycle cadence, and the evidence.

## Why this matters

Ungoverned Purview drifts into risk. Every unowned DLP or retention policy is a change nobody

can explain and nobody dares touch. A CoE gives every artifact an owner, a standard-conformant name,   and a review date — so the estate stays auditable.

Simulation-first is the single most valuable house rule. DLP, auto-labeling, retention, and

insider-risk policies can block mail, encrypt files, delete content, and flag employees. Making   simulation/test mode a mandatory intake gate — with recorded evidence before any policy is   enforced — prevents the most damaging Purview incidents.

Separation of duties is compliance-critical. Insider risk, communication compliance, and

eDiscovery expose sensitive employee content. The CoE keeps those role groups separate, membership   minimal and named, and the *determination* of who may hold them deferred to HR, privacy, and legal.

A register turns Purview into a defensible program. When an auditor asks "what governs your

sensitive data, who owns it, and when was it last reviewed?", the governance register answers in one   export instead of a scramble.

## How it works

Assess. Read the tenant's compliance licensing (which capabilities the CoE can actually

govern), the existing role-group posture, and a full inventory of Purview artifacts — labels, label    policies, DLP policies, retention policies/labels, auto-labeling, and (where licensed and readable)    communication-compliance and audit-retention policies. Read-only, no changes.

Design. Author the CoE charter and board RACI, the standards (naming, ownership, review

cadence, simulation-first, change-control, separation of duties), and the intake workflow. Map    board functions to least-privilege built-in role groups.

Configure. Create/populate the CoE governance role groups (least-privilege, from a matrix),

register the standards baseline, and optionally stamp each artifact with an ownership/standard tag —    role and tag changes applied with a `-WhatIf` preview first.

Pilot. Run the intake workflow end-to-end on a pilot artifact in simulation/test mode

(for example, one DLP or auto-labeling policy taken Request → simulate → validate → board approval)    to prove the gate works before governing the whole estate.

Validate. Confirm every governance gate: naming conformance, every artifact has an owner and a

review date, no high-impact policy is enforced without recorded simulation evidence, separation of    duties intact, and the register reconciles to the live tenant.

Expand. Bring the full artifact estate under the register and the review cadence; run the CoE as

a standing operating rhythm (intake for new requests, periodic lifecycle reviews, drift detection).

## The CoE governance board (least-privilege, separated)

Map each board function to the built-in Purview/compliance role group — add named members; create custom scoped role groups only where tighter scoping is required.

| Board function | Built-in role group | Separation |
| --- | --- | --- |
| Chair / compliance administration | Compliance Administrator | Governs; does not hold investigative roles |
| Information protection (labels/DLP standards owner) | Information Protection Admin | — |
| Classification data | Compliance Data Administrator | — |
| Records & retention standards owner | Records Management | Determinations deferred to records/legal |
| Insider risk representative | Insider Risk Management | Separated — HR/security; minimal, named |
| Communication compliance representative | Communication Compliance | Separated — HR/compliance; minimal, named |
| eDiscovery / legal representative | eDiscovery Manager | Separated — legal/investigations |
| Audit representative | Audit Manager / Audit Reader | Read-only where sufficient |

Separation of duties is a standard, not a nicety. The chair governs the operating model but does not hold insider-risk, communication-compliance, or eDiscovery roles. Those seats are separate, minimal, named, and — for insider risk and communication compliance — privacy-by-design (pseudonymization where the capability supports it) is applied in that capability's own solution. The CoE governs *how* these capabilities are stood up and reviewed; who may hold the roles, and every regulatory/records/legal determination, is deferred to HR, privacy, records, and legal.

## The CoE standards (the house rules)

| Standard | Rule |
| --- | --- |
| Naming | Every governed artifact follows <Purpose> – <Capability> – <State> (e.g. Financial Data – DLP – Simulation). Names carry purpose and state at a glance. |
| Ownership | Every artifact has a named owner and a review cadence (default quarterly), recorded in the register (and, where the object supports it, stamped in its Comment). |
| Simulation-first | No DLP, auto-labeling, retention, or insider-risk policy is enforced without first running in simulation/test/disabled mode with recorded pass evidence. |
| Change control | Every change enters via intake, is versioned, and has a documented rollback. No out-of-band edits. |
| Separation of duties | Insider-risk, communication-compliance, and eDiscovery roles are separate from governance administration; membership minimal and named. |
| Evidence | Every enforced policy has an evidence record (simulation results, board approval, register entry) — the audit answer. |

## The intake workflow (request to production)

Request → Triage (board) → Design (standard-conformant name + owner) → Pilot in simulation/test → Validate (pass/fail gates) → Board approval → Enforce → Register (owner + review date). Every stage has an artifact (Purview CoE Intake – Request, simulation evidence, Purview CoE Register – Governed); nothing reaches *enforce* without passing simulation and board sign-off.

## The lifecycle cadence

A standing rhythm: periodic review (default quarterly) of every registered artifact against the standards; drift detection (compare current tenant configuration to the registered standards baseline and flag new/changed/orphaned artifacts); versioning of every change; and a decommission path for orphaned or unowned policies (identified → owner-confirmed → disabled → removed under change control).

## What you can control

The CoE board membership (least-privilege, named, separated) and the role-group mapping.

The standards themselves (naming pattern, review cadence, which capabilities are in remit — bounded

by licensing).

The intake workflow gates and who approves.

The lifecycle cadence (review frequency, drift-detection schedule, decommission policy).

The pilot artifact used to prove the intake gate before governing the full estate.

## Limitations (be honest with buyers)

The CoE governs; it does not determine. Retention schedules, records file plans, legal holds,

insider-risk and communication-compliance case actions, and regulatory applicability are deferred   to compliance, records, privacy, and legal. The CoE provides the method, the gate, and the evidence.

Purview is heavily licensing-gated. Advanced DLP, auto-labeling, insider risk, communication

compliance, Audit Premium, and DSPM require Microsoft 365 E5 or the E5 Compliance add-on;   some capabilities are in preview. The CoE governs what your plan unlocks — verify availability   against your own tenant and plan.

The portal is evolving, and some capabilities have limited PowerShell. Microsoft is actively

changing the Purview portal and moving parts of role management to a unified Purview RBAC model.   Insider Risk (and some communication-compliance) management is primarily portal-managed with   limited/evolving PowerShell surface. Portal paths and cmdlets are cited as of authoring and flagged   "verify in your tenant"; the scripts guard for cmdlet availability and never invent cmdlets.

The CoE does not author policy contents. It governs naming, ownership, lifecycle, and the

simulation-first gate — the *contents* of each label, DLP rule, and retention schedule are the   subject of the capability-specific Purview solutions and the stakeholders' determinations.

## Naming convention (used in every doc and script)

Governance artifacts this solution creates or captures follow <Purpose> – CoE – <Stage>; governed Purview artifacts follow the CoE naming standard <Purpose> – <Capability> – <State>.

| Artifact | Name |
| --- | --- |
| CoE charter + board RACI matrix | Purview CoE Charter – Board |
| Standards baseline (the house rules, captured) | Purview CoE Standards – Baseline |
| Governed-artifact inventory / register | Purview CoE Register – Governed |
| Intake request record | Purview CoE Intake – Request |
| Lifecycle / drift review log | Purview CoE Lifecycle – Review |
| Governance scorecard | Purview CoE Scorecard – Report |
| CoE pilot artifact (simulation) | Purview CoE Pilot – Stage1 |

## The standard deployment model

Assess the estate → design the board, standards, and intake → configure the role model and standards (pilot-first) → pilot the intake gate in simulation → validate every governance gate → expand to the full estate and run the lifecycle cadence. Pattern: Assess → Design → Configure → Pilot → Validate → Expand.

# 2. Requirements Guide — Microsoft Purview Center of Excellence

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites are in global-requirements-purview.md (the six shared requirements: compliance licensing, least-privilege Purview roles, the S&C PowerShell + Graph toolchain, in-scope data sources, compliance/records/privacy/legal stakeholders, and a pilot scope with change control) — those are referenced here, not repeated.

Foundation assumed. This solution governs a tenant where the Purview foundation is already in place (portal organized, core services on, unified audit ingesting, workloads connected). If that foundation is missing, stand it up first — the CoE is the *operating model* layered over a working Purview tenant, not the initial enablement.

## 2.1 Compliance licensing inventory (what the CoE can govern)

Description: A confirmed inventory of the tenant's compliance licensing — E3 for baseline capabilities, Microsoft 365 E5 or the E5 Compliance add-on for advanced DLP, auto-labeling, insider risk, communication compliance, Audit Premium (long-term retention), and DSPM. Why: The CoE's remit is bounded by what the plan unlocks; you cannot govern a capability the tenant cannot run (Global Requirement 1). Verify: Microsoft 365 admin center → Billing → Licenses shows the subscriptions/add-ons; run OPSCOE-ScopeCheck.ps1 — it reports the compliance SKUs present (via Graph) and which governed capabilities are visible. Confirm capabilities appear in the Purview portal. Implement: Record each licensed capability as in remit and each unlicensed one as out-of-scope for now — do not attempt to govern a capability the tenant cannot use.

## 2.2 Least-privilege governance access (Compliance Administrator, not blanket Global Admin)

Description: An account holding Compliance Administrator to read the estate and manage role groups, plus a named Global Administrator reserved only for the one-time actions that genuinely require it (e.g. consenting Graph scopes). Everyday CoE work uses the least-privilege compliance role, per Global Requirement 2. Why: The CoE exists to enforce least privilege and separation of duties; running it from an over-granted Global Admin contradicts the standard it publishes. Verify: Purview portal → Settings → Roles & scopes → Role groups (verify path in your tenant) — confirm your account is in Compliance Administrator. Connect-IPPSSession succeeds and Get-RoleGroup returns. Implement: Add the account to Compliance Administrator; reserve a named Global Administrator only for consent/one-time setup.

## 2.3 Security & Compliance PowerShell + Exchange Online + Graph toolchain

Description: A workstation with the ExchangeOnlineManagement module (provides Connect-IPPSSession for Security & Compliance PowerShell and Connect-ExchangeOnline for the audit-config cmdlets and role-group membership) and the Microsoft Graph PowerShell SDK, with a modern-auth/MFA admin account (Global Requirement 3). Why: Every script runs through S&C PowerShell (labels/DLP/retention/role groups), Exchange Online PowerShell (audit config, Add-RoleGroupMember), and/or Graph (licensing, directory). Verify: Get-Module -ListAvailable ExchangeOnlineManagement, Microsoft.Graph.Authentication; Connect-IPPSSession and Connect-MgGraph both succeed. OPSCOE-ScopeCheck.ps1 reports connectivity. Implement: Install-Module ExchangeOnlineManagement -Scope CurrentUser and Install-Module Microsoft.Graph -Scope CurrentUser; confirm modern-auth sign-in.

## 2.4 Graph read scopes (read-first, no write scopes for governance reads)

Description: Delegated Graph scopes for the read-only inventory and scorecard: Organization.Read.All, Directory.Read.All, User.Read.All, RoleManagement.Read.Directory. No write scopes are required by the governance scripts. Why: The scope, discovery, and register scripts read licensing, directory, and role data through Graph; keeping to read scopes matches the safe-by-default posture. Verify: Run OPSCOE-ScopeCheck.ps1 -UseGraph (read-only) — it connects with the read scopes and reports if consent is missing. Implement: Consent at first Connect-MgGraph; if admin consent is required, a Global Administrator approves the scopes once in Entra (Identity → Applications → Enterprise applications).

## 2.5 A named CoE governance board (least-privilege, separated) and role-group matrix

Description: A named governance board — chair plus function representatives for information protection, records, insider risk, communication compliance, eDiscovery, and audit — mapped to built-in Purview role groups with separation of duties (insider risk / communication compliance / eDiscovery separate from governance administration), captured as a role-group matrix (CSV). Why: The board is the decision body of the CoE; its least-privilege, separated membership is the first standard the CoE enforces on itself (Global Requirements 2 and 5). Verify: The matrix names each seat and its role group; OPSCOE-ApplyStandards.ps1 -WhatIf previews the membership changes without applying them; Get-RoleGroupMember shows current membership. Implement: Author Purview CoE Charter – Board and the matrix CSV; populate role groups with OPSCOE-ApplyStandards.ps1 -Commit (adds named members to built-in role groups; creates custom scoped groups only where needed).

## 2.6 The CoE standards, agreed and captured

Description: The house rules agreed and written down: the naming convention (<Purpose> – <Capability> – <State>), the ownership + review-cadence rule (default quarterly), the simulation/test-first rule, the change-control/versioning rule, and the separation-of-duties rule — captured as Purview CoE Standards – Baseline. Why: Standards are what OPSCOE-Validate.ps1 checks against; without a captured baseline there is nothing to validate conformance or detect drift against. Verify: The standards baseline exists and names the pattern, cadence, and gates. OPSCOE-Validate.ps1 loads it and evaluates conformance. Implement: Agree the standards with compliance/records/privacy/legal stakeholders (Global Requirement 5); capture them as the standards baseline before governing the estate.

## 2.7 An intake workflow and change control

Description: A defined intake workflow (Request → Triage → Design → Pilot in simulation → Validate → Board approval → Enforce → Register) and a change-control process with a change window and approval path (Global Requirement 6). Why: Intake is the gate that keeps ungoverned, unowned, or un-simulated policies out of the tenant; change control makes every change reversible and auditable. Verify: The workflow is documented with an owner per stage; a change window/approval path exists; an intake request template (Purview CoE Intake – Request) is ready. Implement: Document the workflow and template; agree change control before enforcing any governed artifact.

## 2.8 A complete, readable inventory of governed Purview artifacts

Description: Read access to the artifacts the CoE will govern — sensitivity labels and label policies, DLP policies and rules, retention policies/labels and rules, auto-labeling policies, and (where licensed and readable) communication-compliance policies and audit retention policies — so the register can be built from the live tenant. Why: The register and drift detection are only as complete as what the account can read; some capabilities (insider risk especially) are portal-managed with limited PowerShell and are governed by attestation rather than enumeration. Verify: OPSCOE-Discovery.ps1 (read-only) enumerates each readable artifact type and flags which are unlicensed or portal-only in this tenant. Implement: Ensure the account holds the least-privilege read roles for each in-remit capability; for portal-only capabilities, record them in the register by attestation with a named owner.

## 2.9 Stakeholders and the determination boundary

Description: Engagement with compliance, records, privacy, security, and legal stakeholders (Global Requirement 5) and an explicit, recorded determination boundary — the CoE governs method, naming, ownership, lifecycle, and the simulation-first gate; the stakeholders own retention schedules, records file plans, legal holds, insider-risk/communication-compliance case actions, and regulatory applicability. Why: The CoE must not silently make regulatory/records/legal determinations; the boundary keeps the governance operating model separate from the decisions it supports. Verify: Named approvers per capability are recorded in Purview CoE Charter – Board; the boundary is written into the charter. Implement: Identify owners and record the boundary before the CoE takes an artifact to *enforce*.

## 2.10 A pilot artifact in simulation/test

Description: A single pilot artifact (Purview CoE Pilot – Stage1) — for example one DLP or auto-labeling policy — taken through the full intake workflow in simulation/test mode to prove the gate before governing the estate (Global Requirement 6). Why: The intake gate must itself be validated end-to-end (Request → simulate → validate → board approval) before it is trusted for every future change. Verify: The pilot artifact is in simulation/test with recorded evidence; OPSCOE-Validate.ps1 passes it against the standards. Implement: Choose a low-risk artifact, run it through intake in simulation, and only then treat the gate as production-ready.

__________________________________________________

## Checklist

Compliance licensing inventoried; in-remit vs out-of-scope capabilities recorded

Compliance Administrator access confirmed; Global Admin reserved for one-time consent

ExchangeOnlineManagement + Microsoft Graph SDK installed; Connect-IPPSSession / Connect-MgGraph succeed

Graph read scopes consented (no write scopes needed for governance reads)

CoE board named, separated, and mapped to built-in role groups; matrix CSV ready

CoE standards agreed and captured as Purview CoE Standards – Baseline

Intake workflow documented; change control and request template ready

Governed-artifact inventory readable; portal-only capabilities recorded by attestation

Stakeholders named per capability; determination boundary written into the charter

Purview CoE Pilot – Stage1 in simulation/test with recorded evidence

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — Microsoft Purview Center of Excellence

Follow these steps in order. The model is Assess → Design → Configure → Pilot (simulation) → Validate → Expand. Governance role and tag changes are previewed with `-WhatIf` before any `-Commit`; no governed policy is taken to *enforce* without passing simulation/test and board approval. Each step names its artifacts, its pass/fail gate, and its rollback. Portal paths and cmdlets are cited as of authoring — verify them in your own tenant; where a capability is unlicensed or portal-only, govern it by attestation rather than inventing a cmdlet.

Determination boundary (restated). This guide configures the *operating model* — board, standards, intake, lifecycle. It does not author policy contents or make retention/records/legal or insider-risk determinations; those are deferred to compliance, records, privacy, and legal.

__________________________________________________

## Phase 0 — Assess (read-only)

### Step 0.1 — Connect and confirm scope

Open Security & Compliance PowerShell and (for audit/role-membership cmdlets) Exchange Online:

Connect-IPPSSession
Connect-ExchangeOnline          # for Get-AdminAuditLogConfig / Add-RoleGroupMember
Connect-MgGraph -Scopes "Organization.Read.All","Directory.Read.All","User.Read.All","RoleManagement.Read.Directory" -NoWelcome

Run the scope/health helper:

.\OPSCOE-ScopeCheck.ps1 -UseGraph

It confirms sign-in, reports the compliance SKUs present, lists which governed capabilities are visible (labels, DLP, retention, auto-labeling, communication compliance, audit), and flags unlicensed or portal-only capabilities. Output: Purview CoE Scope – Assess (CSV). Gate: sign-in OK and the in-remit capability list agreed. FAIL on any capability you intend to govern that the script cannot see → resolve licensing/roles before proceeding.

### Step 0.2 — Inventory the estate the CoE will govern

.\OPSCOE-Discovery.ps1 -OutPath ".\Purview-CoE-Register-Governed.csv"

This enumerates every readable governed artifact — sensitivity labels, label policies, DLP policies + rules, retention policies/labels + rules, auto-labeling policies, and (where readable) communication-compliance and audit-retention policies — and for each records its name, type, current state (e.g. enabled/disabled/test/simulation where the object exposes it), and whether it conforms to the naming standard. Output: Purview CoE Register – Governed (the raw inventory that becomes the register). Gate: the inventory runs clean and every in-remit capability is represented (licensed+readable enumerated; portal-only flagged for attestation). Record the count and the non-conforming names — this is the baseline the CoE will bring into standard. Rollback: none — read-only.

__________________________________________________

## Phase 1 — Design (author the operating model)

### Step 1.1 — Author the CoE charter and board RACI

Write Purview CoE Charter – Board: the CoE's purpose, the board membership (chair + one representative per capability), the RACI, the separation-of-duties rules, the determination boundary (what the board governs vs what compliance/records/privacy/legal decide), and the named approvers per capability. Map each seat to a built-in Purview role group (Overview §"The CoE governance board"). Gate: every seat has a named owner and a mapped role group; insider-risk, communication-compliance, and eDiscovery seats are separate from the chair/compliance-administration seat.

### Step 1.2 — Capture the standards baseline

Write Purview CoE Standards – Baseline: the naming convention (<Purpose> – <Capability> – <State>), the ownership + review-cadence rule (default quarterly), the simulation/test-first rule, the change-control/versioning rule, and the separation-of-duties rule. This file is the machine-checkable contract OPSCOE-Validate.ps1 evaluates against (it reads the naming pattern and cadence from a small standards config). Gate: the baseline exists and states the naming pattern, cadence, and each gate unambiguously.

### Step 1.3 — Define the intake workflow and the role-group matrix

Document the intake workflow (Request → Triage → Design → Pilot in simulation → Validate → Board approval → Enforce → Register), the Purview CoE Intake – Request template, and build the role-group matrix CSV (Seat,RoleGroup,Member rows) that OPSCOE-ApplyStandards.ps1 consumes. Gate: the workflow has an owner per stage and the matrix names every board member and their role group.

__________________________________________________

## Phase 2 — Configure (pilot-first, `-WhatIf` before `-Commit`)

### Step 2.1 — Preview the board role-group membership

.\OPSCOE-ApplyStandards.ps1 -RoleMatrixCsv ".\coe-board-matrix.csv" -WhatIf

The script reads the matrix and shows exactly which members it would add to which built-in role groups (and which custom scoped groups it would create), printing the reverse command for each change. No change is made. Gate: the preview matches the charter exactly — least-privilege, separated, named. If it would add anyone to an investigative role group (insider risk / communication compliance / eDiscovery) who is not named in the charter, STOP and correct the matrix.

### Step 2.2 — Apply the board role-group membership

.\OPSCOE-ApplyStandards.ps1 -RoleMatrixCsv ".\coe-board-matrix.csv" -Commit

Adds the named members to the built-in role groups (Add-RoleGroupMember) and creates any custom scoped groups (New-RoleGroup) defined in the matrix. Each applied change is logged with its reverse command. Gate: Get-RoleGroupMember for each seat resolves to exactly the named members. Rollback: run the printed reverse commands (Remove-RoleGroupMember / Remove-RoleGroup) to undo any membership or group creation.

### Step 2.3 — (Optional) Stamp ownership/standard tags on governed artifacts

Where a governed object exposes a writable Comment/notes field (DLP, retention, auto-labeling policies via Set-DlpCompliancePolicy / Set-RetentionCompliancePolicy / Set-AutoSensitivityLabelPolicy -Comment), stamp a standardized ownership/standard tag so the owner and review date travel with the object:

.\OPSCOE-ApplyStandards.ps1 -StampOwnership -OwnerMapCsv ".\coe-owner-map.csv" -WhatIf   # preview
.\OPSCOE-ApplyStandards.ps1 -StampOwnership -OwnerMapCsv ".\coe-owner-map.csv" -Commit   # apply

The script only writes the Comment field (a non-disruptive metadata stamp of the form CoE-Owner=<name>; Review=<date>); it never changes a policy's rules, scope, or enforcement state. It guards Get-Command for each Set-* cmdlet and skips capabilities that are unlicensed or lack a writable comment surface. Gate: each stamped artifact's Comment shows the owner/review tag; no rule/scope/enforcement value changed (re-run OPSCOE-Discovery.ps1 to confirm states are unchanged). Rollback: the script records each prior Comment value; re-run with -Restore to revert the stamps.

The CoE never flips a policy to enforce. Enforcement remains a board-gated, intake-driven action performed in the portal after simulation passes — not something these scripts do.

__________________________________________________

## Phase 3 — Pilot the intake gate (simulation/test)

### Step 3.1 — Take one artifact through intake in simulation

Pick a low-risk pilot artifact (Purview CoE Pilot – Stage1) — e.g. one DLP or auto-labeling policy — and run it through the full intake workflow in simulation/test mode:

DLP: create/configure the policy with Test mode (with/without notifications) — Purview portal

→ Data loss prevention → Policies → New policy → *"Test it out first"* (verify path/label in your   tenant). Do not select *Turn it on right away*.

Auto-labeling: create the policy in Simulation — `Information protection → Auto-labeling →

New` → run in simulation before turning on.

Retention: stage as disabled/adaptive-scope-limited before broad application.

Name it to the standard (<Purpose> – <Capability> – Simulation), record the owner, and capture the simulation results as evidence. Gate: the pilot artifact exists in simulation/test, is standard-named, has an owner, and has recorded simulation evidence — and it is not enforced. Rollback: delete the simulation policy (it changed nothing in enforce; simulation does not act on content).

### Step 3.2 — Board approval on the pilot

Run the pilot through Triage → board approval using the intake template; record the approval on Purview CoE Intake – Request. Gate: the board approval is recorded before the pilot could ever be enforced.

__________________________________________________

## Phase 4 — Validate (see the Testing Guide for full procedures)

### Step 4.1 — Validate every governance gate

.\OPSCOE-Validate.ps1 -StandardsConfig ".\coe-standards.json" -Register ".\Purview-CoE-Register-Governed.csv" -OutPath ".\Purview-CoE-Lifecycle-Review.csv"

Checks: naming conformance of every artifact; every artifact has an owner (register or stamped Comment) and a review date; no high-impact policy is enforced without recorded simulation evidence; separation of duties intact (no board member in a conflicting investigative role); and the register reconciles to the live tenant (no orphaned or unregistered artifacts). Output: Purview CoE Lifecycle – Review with a per-artifact PASS/FAIL/WARN. Gate: all gates PASS (WARN allowed only with a recorded, board-accepted exception). Any FAIL is remediated via intake before the estate is declared governed. Rollback: none — read-only.

### Step 4.2 — Produce the governance scorecard

.\OPSCOE-Register.ps1 -Register ".\Purview-CoE-Register-Governed.csv" -Validation ".\Purview-CoE-Lifecycle-Review.csv" -OutPath ".\Purview-CoE-Scorecard-Report.csv"

Produces Purview CoE Scorecard – Report: counts by capability, % naming-conformant, % owned, % with review date, count enforced-without-evidence (target: 0), and the next-review-due list. Gate: the scorecard is the board's standing artifact and the audit answer.

__________________________________________________

## Phase 5 — Expand (run the CoE as a standing rhythm)

### Step 5.1 — Bring the full estate under the register and cadence

Assign an owner and a review date to every in-remit artifact (remediating non-conforming names via intake), register portal-only capabilities (insider risk) by attestation, and set the review cadence (default quarterly). Gate: 100% of in-remit artifacts owned and review-dated in the register.

### Step 5.2 — Operate intake, lifecycle review, and drift detection

Intake: every new label/DLP/retention/auto-label/insider-risk request enters via the workflow;

nothing reaches enforce without simulation evidence and board approval.

Lifecycle review: on the cadence, re-run OPSCOE-Discovery.ps1 + OPSCOE-Validate.ps1 and review

the Purview CoE Lifecycle – Review output at the board; decommission orphaned/unowned artifacts   under change control (identify → confirm owner → disable → remove).

Drift detection: compare each cadence's discovery against the registered baseline; new, changed,

or orphaned artifacts are flagged and routed to intake. Gate: each review cycle closes with an updated register, an updated scorecard, and zero enforced-without-evidence artifacts.

__________________________________________________

## Rollback summary

| Change | Reverse |
| --- | --- |
| Role-group membership added (2.2) | OPSCOE-ApplyStandards.ps1 printed Remove-RoleGroupMember / Remove-RoleGroup reverse commands |
| Ownership/standard Comment stamp (2.3) | OPSCOE-ApplyStandards.ps1 -Restore (reverts to recorded prior Comment) |
| Pilot simulation policy (3.1) | Delete the simulation/test policy (no content was acted on) |
| Register/scorecard files (0.2, 4.x) | Delete the CSVs — read-only artifacts |

No step in this guide enforces a Purview policy, changes a policy's rules or scope, or makes a regulatory/records/legal determination. Enforcement is always a separate, board-gated, intake-driven portal action taken after simulation passes.

# 5. Testing & Validation Guide — Microsoft Purview Center of Excellence

Every governance gate has a pass/fail test. Run these after Phase 2 (Configure) and again on every lifecycle review cycle. Read-only scripts are safe to re-run at any time; nothing here enforces a policy. Record results on Purview CoE Lifecycle – Review and roll the summary into Purview CoE Scorecard – Report.

What "pass" means for a governance CoE. The CoE is validated when the *operating model* holds: the board is least-privilege and separated, every governed artifact is named to standard, owned, and review-dated, no high-impact policy is enforced without simulation evidence, and the register reconciles to the live tenant. The CoE does not validate the correctness of a policy's regulatory content — that is the stakeholders' determination.

__________________________________________________

## Test 1 — Scope and toolchain (Requirement 2.1–2.4)

Procedure: .\OPSCOE-ScopeCheck.ps1 -UseGraph Pass: sign-in OK; the in-remit capability list matches the agreed remit; unlicensed/portal-only capabilities are correctly flagged. Fail: any capability you intend to govern is not visible → resolve licensing/roles (2.1–2.2) and re-run.

## Test 2 — Estate inventory completeness (Requirement 2.8)

Procedure: .\OPSCOE-Discovery.ps1 Pass: the inventory enumerates every licensed+readable governed capability; portal-only capabilities are flagged for attestation; the artifact count and non-conforming-name list are recorded. Fail: an in-remit, licensed capability returns no data because of a missing read role → assign the least-privilege read role and re-run.

## Test 3 — Board least-privilege and separation of duties (Requirement 2.5)

Procedure: Get-RoleGroupMember for each seat (or re-run .\OPSCOE-ApplyStandards.ps1 -WhatIf to diff intent vs live), and .\OPSCOE-Validate.ps1 (separation check). Pass: each role group resolves to exactly the named members from the charter; no board member holds both governance administration and an investigative role (insider risk / communication compliance / eDiscovery); investigative role membership is minimal and named. Fail: an unexpected member, or a chair/compliance-admin account also in an investigative role → correct membership via the matrix and re-run -WhatIf then -Commit.

## Test 4 — Naming-standard conformance (Requirement 2.6)

Procedure: .\OPSCOE-Validate.ps1 -StandardsConfig .\coe-standards.json -Register .\Purview-CoE-Register-Governed.csv Pass: every governed artifact name matches the standard pattern <Purpose> – <Capability> – <State> (or is on a recorded, board-accepted remediation list). Fail: any non-conforming name not on the remediation list → route through intake to rename (recreate under the standard; retiring the old artifact via change control) and re-run.

## Test 5 — Ownership and review-date coverage (Requirement 2.6)

Procedure: .\OPSCOE-Validate.ps1 (ownership + review-date checks) Pass: 100% of in-remit artifacts have a named owner (register or stamped Comment) and a review date within the cadence window. Fail: any orphaned (no owner) or overdue artifact → assign an owner / schedule review, or route to decommission if genuinely orphaned.

## Test 6 — Simulation-first gate (Requirement 2.10, the highest-value test)

Procedure: .\OPSCOE-Validate.ps1 (enforced-without-evidence check) — cross-references each enforced high-impact policy (DLP, auto-labeling, retention, insider risk) against a recorded simulation-evidence entry. Pass: zero enforced high-impact policies lack recorded simulation/test evidence and board approval. Fail: any enforced policy with no simulation evidence → treat as a governance incident: record it, have the owner produce/attach evidence retroactively, and add the gap to the board review. (You do not disable a live control blindly — that itself is a change; route the remediation through intake.)

## Test 7 — Intake gate end-to-end on the pilot (Requirement 2.10)

Procedure: Verify Purview CoE Pilot – Stage1 went Request → simulation → validate → board approval, with the artifact in simulation/test (not enforced) and evidence recorded. Pass: the pilot demonstrates the full gate; the board approval predates any possible enforcement. Fail: any stage skipped (no simulation, no approval record) → the gate is not yet trustworthy; re-run the pilot correctly before governing the estate.

## Test 8 — Register reconciles to the live tenant (drift)

Procedure: .\OPSCOE-Validate.ps1 (reconciliation) — diffs the register against a fresh OPSCOE-Discovery.ps1 run. Pass: no unregistered artifacts in the tenant and no registered artifacts missing from the tenant; any delta is explained (new intake, approved decommission). Fail: an artifact exists in the tenant but not the register (drift / out-of-band change) → route to intake and register it; an artifact in the register is gone from the tenant → confirm approved decommission or investigate.

## Test 9 — Scorecard produced and reconciles (Requirement 2.9)

Procedure: .\OPSCOE-Register.ps1 -Register ... -Validation ... Pass: Purview CoE Scorecard – Report produces counts by capability, % naming-conformant, % owned, % review-dated, enforced-without-evidence = 0, and a next-review-due list — and the totals reconcile to the discovery count. Fail: totals do not reconcile → re-run discovery/validation and rebuild before the board review.

__________________________________________________

## Regression / cadence checklist (run every review cycle)

Test 1 scope/toolchain — pass

Test 2 inventory complete — pass

Test 3 board least-privilege + separation — pass

Test 4 naming conformance — pass (or remediation list current)

Test 5 ownership + review-date coverage 100%

Test 6 simulation-first gate — enforced-without-evidence = 0

Test 7 intake gate proven (pilot / latest change)

Test 8 register reconciles (no unexplained drift)

Test 9 scorecard produced and reconciles

Purview CoE Lifecycle – Review + Purview CoE Scorecard – Report filed with the board

# 6. Troubleshooting — Microsoft Purview Center of Excellence

The failure modes that make a Purview CoE stall, over-reach, or fail its own audit — plus the role-group, ownership-stamp, validation, and reconciliation issues you'll hit standing up and running the operating model. Each: symptom → likely cause → fix. The CoE governs the *operating model* (board, standards, intake, lifecycle); it never flips a policy to enforce and makes no retention/records/ legal or insider-risk determination — those are deferred. Every write tool previews with -WhatIf first.

## `OPSCOE-ScopeCheck.ps1` can't see a capability you intend to govern

Cause: the capability is unlicensed, or portal-only in your tenant (insider risk especially).

Fix: confirm the SKU (Requirement 2.1). If genuinely portal-only, govern it by attestation — a

register row with a named owner and review date — rather than inventing a cmdlet. The gate FAILS only for   a capability you intend to govern that you also can't see with a correct license/role.

## `OPSCOE-ApplyStandards.ps1 -RoleMatrixCsv` prints `[MISSING] role group`

Cause: the role-group name in the matrix doesn't exist — Purview role-group names evolve and many

tenants use unified Purview RBAC with different names.

Fix: verify the current name in Settings → Roles & scopes → Permissions; fix the matrix. To create

a *custom scoped* group deliberately, mark the row Custom=Yes (the tool then New-RoleGroups it). Do   not guess built-in names.

## The preview would add someone to an investigative role

Cause: the matrix grants Insider Risk / Communication Compliance / eDiscovery to a member not named in

the charter.

Fix: the [WARN] … INVESTIGATIVE role line is the gate — STOP and confirm the member is named in

the CoE charter and that separation of duties holds (investigative seats separate from the chair/compliance   administration seat). Correct the matrix before -Commit.

## The ownership stamp changed (or seems to have changed) a policy

Cause: concern that -StampOwnership altered a policy's rules/scope/enforcement.

Fix: it does not — it writes only the Comment field (CoE-Owner=<name>; Review=<date>),

preserving any non-CoE comment text. Re-run OPSCOE-Discovery.ps1 and confirm every policy's State   is unchanged. Rollback: OPSCOE-ApplyStandards.ps1 -StampOwnership -Restore -Commit reverts each   Comment from the saved backup (OPSCOE-StampBackup.json).

## Stamp skips a capability with `[SKIP] … cmdlets unavailable`

Cause: that capability is unlicensed or lacks a writable comment surface (Set-* cmdlet absent).

Fix: expected behavior — the tool guards Get-Command and skips rather than inventing a surface.

Govern that capability's ownership in the register by attestation instead.

## `OPSCOE-Validate.ps1` reports FAIL on naming

Cause: an artifact doesn't match <Purpose> – <Capability> – <State>.

Fix: route the rename through intake (renaming is per-object in the portal). Portal-only/attestation

rows are exempt (reported WARN, not FAIL). Adjust the namePattern in coe-standards.json only if your   agreed standard genuinely differs — don't loosen it to hide drift.

## Validate reports FAIL on `EnforceEvidence`

Cause: a high-impact policy (DLP / auto-label / retention) is in an enforced state with **no

recorded simulation/test evidence** in the register.

Fix: this is the core CoE gate. Either record the simulation evidence (Evidence=/SimEvidence in

the register Detail) if the pilot genuinely passed, or return the policy to simulation/test and take   it back through intake. The board's target is enforced-without-evidence = 0.

## Validate reports FAIL on `Owner` / `ReviewDate`

Cause: the artifact has no owner or no (valid, current) review date.

Fix: assign an owner and a review date — in the register or via an OPSCOE-ApplyStandards.ps1

ownership stamp. An overdue review is a WARN (past the cadence in reviewCadenceDays); a missing one   is a FAIL. Bring the estate to 100% owned and review-dated.

## Separation-of-duties FAIL on the board matrix

Cause: one member holds two investigative roles (or an investigative role plus others without a

recorded exception).

Fix: remove one membership (OPSCOE-ApplyStandards.ps1 printed the reverse Remove-RoleGroupMember)

or record a board-accepted exception for a WARN. Insider risk, communication compliance, and eDiscovery   stay separated from the chair/compliance-administration seat.

## Reconciliation reports `Unregistered` / orphaned live artifacts

Cause: a policy exists in the tenant that isn't in the register — an out-of-band change bypassing

intake.

Fix: route it through intake — assign an owner, standard name, and review date, and register it; or

decommission it under change control (identify → confirm owner → disable → remove). This is exactly the   drift the CoE exists to catch.

## `OPSCOE-Register.ps1` scorecard shows enforced-without-evidence > 0

Cause: the validation output still contains EnforceEvidence FAILs.

Fix: remediate each in validation first (record evidence or de-enforce), re-run OPSCOE-Validate.ps1,

then regenerate the scorecard. The scorecard is the board's audit answer — it must show 0 before   sign-off.

## `Connect-IPPSSession` / `Connect-ExchangeOnline` / `Connect-MgGraph` fails

Cause: module not installed, or MFA/modern-auth not completed.

Fix: Install-Module ExchangeOnlineManagement -Scope CurrentUser (+ Microsoft.Graph); complete the

interactive sign-in (Requirement 2.3). The read-only scripts are safe to retry; write tools are -WhatIf   by default.

## When to escalate beyond this solution

What a policy should *contain* or *require* — retention schedules, records file plans, insider-risk

conditions, regulatory applicability → compliance, records, privacy, and legal. The CoE governs the   operating model; it does not make these determinations.

The decision to enforce → the board, via intake, after simulation passes — never a script action.

A role group or portal surface that has genuinely changed → verify against current Microsoft

documentation; Purview RBAC and the portal evolve, and unified RBAC may be in effect.

# 7. Best Practices — Microsoft Purview Center of Excellence

Field-proven recommendations for running a Purview CoE that stays useful instead of becoming shelfware.

## Govern the operating model, not the determinations

The CoE's job is board, standards, intake, lifecycle, evidence — not retention schedules, records

file plans, legal holds, or insider-risk case outcomes. Keep the determination boundary written   into the charter and referenced whenever a request blurs it. The moment the CoE starts *deciding*   regulatory questions instead of *governing how they are implemented*, it has overreached.

Every governed artifact should trace to a stakeholder-owned requirement (a compliance obligation,

a records schedule, a data-protection intent) — the CoE ensures it is named, owned, simulated, and   reviewed; the stakeholder owns *why it exists*.

## Make simulation-first non-negotiable

The single most valuable rule in the whole CoE is: **no DLP, auto-labeling, retention, or

insider-risk policy is enforced without recorded simulation/test evidence and board approval.** Most   catastrophic Purview incidents (blocked mail, mass encryption, unexpected deletion, employee flags)   come from skipping simulation.

Keep the evidence with the artifact, not in someone's inbox — a register entry linking to

simulation results and the board approval is the audit answer. enforced-without-evidence = 0 is the   CoE's flagship metric.

## Least privilege and separation of duties, enforced on the CoE itself

The CoE preaches least privilege — so run it that way. The chair holds Compliance Administrator,

not Global Administrator; investigative seats (insider risk, communication compliance, eDiscovery)   are separate, minimal, and named. A CoE administered from a blanket Global Admin has no   credibility.

Prefer built-in role groups; create custom scoped groups only where you genuinely need tighter

scope. Fewer, well-understood groups beat a sprawl of bespoke ones.

For insider risk and communication compliance, apply privacy-by-design (pseudonymization where

the capability supports it) in that capability's own solution, and defer *who may hold the role* to   HR, privacy, and legal.

## Standardize names so the estate reads itself

Enforce <Purpose> – <Capability> – <State> on every artifact. A name like

Financial Data – DLP – Simulation tells you what it protects and that it is not yet enforced —   without opening it.

Renaming a live policy is a change, not a cleanup — route it through intake, recreate under the

standard, and retire the old one under change control. Never bulk-rename enforced policies out of   band.

## Stamp ownership onto the object where you can

Use the non-disruptive Comment stamp (CoE-Owner=…; Review=…) on DLP/retention/auto-labeling

policies so the owner and review date travel with the object and survive a register mishap. Never let   the stamp script touch rules, scope, or enforcement state — it writes metadata only.

For portal-only capabilities (insider risk especially), govern by attestation in the register

with a named owner — do not invent a cmdlet to enumerate what the platform does not expose.

## Run a real cadence, or the register rots

A register that is never reconciled is worse than none — it lies. Run **discovery + validate on a

fixed cadence (default quarterly), review the output at the board**, and act on drift.

Drift detection is the early-warning system: any artifact in the tenant but not the register is

an out-of-band change; any registered artifact gone from the tenant is an unrecorded decommission.   Both route to intake.

Decommission deliberately: identify orphaned/unowned → confirm no owner claims it → disable →

observe → remove, all under change control. Deleting a retention or DLP policy can have compliance   consequences — confirm with the stakeholder first.

## Keep the CoE lightweight enough to survive

The intake workflow must be fast for low-risk changes or people will route around it. Triage

should fast-track obviously low-risk requests and reserve full board review for high-impact ones — a   gate everyone bypasses governs nothing.

Automate the boring parts (discovery, validation, scorecard) so board time is spent on decisions,

not data gathering. The scripts exist so the board reviews a scorecard, not a raw tenant.

## Assume the portal will change

Microsoft is actively evolving the Purview portal and moving role management toward a unified Purview

RBAC model. Verify portal paths and cmdlet availability each cycle; the scripts guard   Get-Command and skip what is unavailable rather than failing. When a path moves, update the charter   and standards references — do not assume last quarter's screenshot still holds.

## Protect the evidence and the credentials

Never store credentials or secrets in scripts or the register — every script uses interactive

modern-auth. The register and scorecard may list policy names and owners; they must not   contain policy contents that are themselves sensitive, nor any employee case data.

Treat the governance artifacts (charter, register, scorecard, evidence) as the audit trail —

version them, retain them per your own records schedule, and keep them where the board (not the whole   tenant) can read them.

# 8. Deliverables Summary — Microsoft Purview Center of Excellence

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | The CoE operating model — governance board (least-privilege, separated), standards, intake workflow, and lifecycle cadence — plus the naming convention, limitations, and determination boundary |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing |
| Global Requirements (Purview) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered portal + S&C PowerShell + Graph steps: assess the estate, author charter/standards/intake, apply the board role model and standard tags pilot-first (-WhatIf → -Commit), pilot the intake gate in simulation, validate every gate, expand to the full estate and run the cadence |
| 5. Testing Guide | Nine pass/fail governance-gate tests + a cadence checklist |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| OPSCOE-ScopeCheck.ps1 | Read-only scope/health helper: confirms S&C PowerShell / Exchange Online / Graph sign-in, reports compliance SKUs present, and lists which governed capabilities are visible vs unlicensed/portal-only. Writes Purview CoE Scope – Assess |
| OPSCOE-Discovery.ps1 | Read-only estate inventory: enumerates every readable governed artifact (labels, label policies, DLP policies+rules, retention policies/labels+rules, auto-labeling, and where readable communication-compliance / audit-retention), with name, type, state, and naming-standard conformance. Writes Purview CoE Register – Governed |
| OPSCOE-ApplyStandards.ps1 | Configuration/remediation helper: populates the CoE board's built-in role groups from a matrix (creating custom scoped groups where needed) and optionally stamps a non-disruptive CoE-Owner/Review tag onto policy Comment fields. `-WhatIf` by default, -Commit to apply, -Restore to revert stamps; prints the reverse command for every change. Never changes policy rules/scope/enforcement |
| OPSCOE-Validate.ps1 | Read-only governance-gate validation: naming conformance, ownership + review-date coverage, the simulation-first (enforced-without-evidence) gate, separation of duties, and register-to-tenant reconciliation. Writes Purview CoE Lifecycle – Review with per-artifact PASS/FAIL/WARN |
| OPSCOE-Register.ps1 | Read-only reporting: builds the governance scorecard — counts by capability, % naming-conformant, % owned, % review-dated, enforced-without-evidence count, and next-review-due list. Writes Purview CoE Scorecard – Report |

All scripts are safe by default — read-only, or a -WhatIf preview requiring an explicit -Commit to change anything (and ApplyStandards writes only role-group membership and a metadata Comment stamp — never a policy's rules, scope, or enforcement state). No credentials or secrets are stored in code; every script uses interactive modern-auth (Connect-IPPSSession / Connect-ExchangeOnline / Connect-MgGraph) and guards Get-Command so unlicensed or portal-only capabilities are skipped, not failed.

## What the buyer receives

This implementation guide as a Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable governance operating model following the model: **Assess → Design → Configure → Pilot →

Validate → Expand.**

## Outcome

A standing Purview Center of Excellence — a named, least-privilege, separated governance board; written standards (naming, ownership, simulation-first, change-control, separation of duties); a single intake gate that keeps ungoverned and un-simulated policies out of the tenant; and a lifecycle cadence with drift detection and a decommission path — so Purview governance is institutionalized, every governed artifact is owned and defensible, and the audit answer is one scorecard export. The CoE governs the method and the evidence; regulatory, records, and legal determinations remain with the organization's compliance, records, privacy, and legal functions.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## OPSCOE-ApplyStandards.ps1

Purpose: Two governance actions for a Purview Center of Excellence, both SAFE BY DEFAULT (preview with -WhatIf, apply only with -Commit): (1) -RoleMatrixCsv: reads a Seat,RoleGroup,Member matrix and adds the named members to the built-in role groups (Add-RoleGroupMember), creating any custom scoped groups (New-RoleGroup) the matrix declares. Every applied change prints its REVERSE command. (2) -StampOwnership -OwnerMapCsv: writes a non-disruptive ownership/standard tag into the writable Comment field of governed policies (CoE-Owner=<name>; Review=<date>) via Set-DlpCompliancePolicy / Set-RetentionCompliancePolicy / Set-AutoSensitivityLabelPolicy -Comment. It NEVER changes a policy's rules, scope, or enforcement state, and records each prior Comment so -Restore reverts it. This tool never flips a policy to enforce - enforcement is a board-gated, intake-driven portal action. HOW TO RUN Board role-group membership: .\OPSCOE-ApplyStandards.ps1 -RoleMatrixCsv .\coe-board-matrix.csv -WhatIf    # preview .\OPSCOE-ApplyStandards.ps1 -RoleMatrixCsv .\coe-board-matrix.csv -Commit    # apply Ownership/standard stamp: .\OPSCOE-ApplyStandards.ps1 -StampOwnership -OwnerMapCsv .\coe-owner-map.csv -WhatIf .\OPSCOE-ApplyStandards.ps1 -StampOwnership -OwnerMapCsv .\coe-owner-map.csv -Commit Revert the stamps: .\OPSCOE-ApplyStandards.ps1 -StampOwnership -Restore -Commit matrix columns: Seat,RoleGroup,Member (+ optional Custom=Yes to create a scoped group). owner-map columns: Type,Name,Owner,Review (Type = Dlp|Retention|AutoLabel). Prereqs: ExchangeOnlineManagement (Connect-IPPSSession) + Connect-ExchangeOnline for role-group cmdlets. EXPECTED RESULTS Without -Commit: a per-change plan and, for role adds, the reverse command. With -Commit: each change applied with a PASS/FAIL line. PASS = matrix members resolve to exactly the intended role groups; each stamped policy's Comment shows the owner/review tag and NO rule/scope/enforcement value changed. .NOTES White-label Microsoft Purview tooling. -WhatIf by default; writes only with -Commit. Security & Compliance PowerShell / Exchange Online. No credentials in code. Role-group names EVOLVE - verify in your tenant. > [CmdletBinding()] param( [string]$RoleMatrixCsv, [switch]$StampOwnership, [string]$OwnerMapCsv, [switch]$Restore, [string]$RestoreStorePath = ".\OPSCOE-StampBackup.json", [switch]$Commit )

How to run: Board role-group membership: .\OPSCOE-ApplyStandards.ps1 -RoleMatrixCsv .\coe-board-matrix.csv -WhatIf    # preview .\OPSCOE-ApplyStandards.ps1 -RoleMatrixCsv .\coe-board-matrix.csv -Commit    # apply Ownership/standard stamp: .\OPSCOE-ApplyStandards.ps1 -StampOwnership -OwnerMapCsv .\coe-owner-map.csv -WhatIf .\OPSCOE-ApplyStandards.ps1 -StampOwnership -OwnerMapCsv .\coe-owner-map.csv -Commit Revert the stamps: .\OPSCOE-ApplyStandards.ps1 -StampOwnership -Restore -Commit matrix columns: Seat,RoleGroup,Member (+ optional Custom=Yes to create a scoped group). owner-map columns: Type,Name,Owner,Review (Type = Dlp|Retention|AutoLabel). Prereqs: ExchangeOnlineManagement (Connect-IPPSSession) + Connect-ExchangeOnline for role-group cmdlets. EXPECTED RESULTS Without -Commit: a per-change plan and, for role adds, the reverse command. With -Commit: each change applied with a PASS/FAIL line. PASS = matrix members resolve to exactly the intended role groups; each stamped policy's Comment shows the owner/review tag and NO rule/scope/enforcement value changed. .NOTES White-label Microsoft Purview tooling. -WhatIf by default; writes only with -Commit. Security & Compliance PowerShell / Exchange Online. No credentials in code. Role-group names EVOLVE - verify in your tenant. > [CmdletBinding()] param( [string]$RoleMatrixCsv, [switch]$StampOwnership, [string]$OwnerMapCsv, [switch]$Restore, [string]$RestoreStorePath = ".\OPSCOE-StampBackup.json", [switch]$Commit )

## OPSCOE-Discovery.ps1

Purpose: Read-only estate inventory for a Purview Center of Excellence. Enumerates every readable governed artifact — sensitivity labels, label policies, DLP policies (+ rule counts), retention policies/labels (+ rule counts), auto-labeling policies, and (where readable) communication-compliance policies — and for each records its name, type, current state, owner (parsed from a CoE-Owner Comment stamp if present), and whether it conforms to the naming standard <Purpose> - <Capability> - <State>. This inventory becomes the governance register. HOW TO RUN PowerShell 5.1+ or 7+ with ExchangeOnlineManagement (Security & Compliance PowerShell): Connect-IPPSSession .\OPSCOE-Discovery.ps1 -OutPath ".\Purview-CoE-Register-Governed.csv" Optional: -NamePattern to override the default naming-standard regex. EXPECTED RESULTS One row per governed artifact with Type/Name/State/Owner/Conforms, plus a summary count and a non-conforming list. Written to the -OutPath CSV (default .\Purview-CoE-Register-Governed.csv). Resolves Requirement 2.8. This is the register baseline for OPSCOE-Validate.ps1 / -Register.ps1. .NOTES White-label Microsoft Purview tooling. Read-only — enumerates only. No credentials stored in code. Availability caveat: unlicensed or portal-only capabilities (insider risk especially) will not enumerate — they are governed by attestation in the register, not invented here. Cmdlets are standard Security & Compliance PowerShell; none are invented. Portal/cmdlet surfaces evolve — verify in your tenant. > [CmdletBinding()] param( [string]$OutPath = ".\Purview-CoE-Register-Governed.csv", Default naming standard: "<Purpose> - <Capability> - <State>" (en dash or hyphen, 2 separators). [string]$NamePattern = '^.+\s[–-]\s.+\s[–-]\s.+$' )

How to run: PowerShell 5.1+ or 7+ with ExchangeOnlineManagement (Security & Compliance PowerShell): Connect-IPPSSession .\OPSCOE-Discovery.ps1 -OutPath ".\Purview-CoE-Register-Governed.csv" Optional: -NamePattern to override the default naming-standard regex. EXPECTED RESULTS One row per governed artifact with Type/Name/State/Owner/Conforms, plus a summary count and a non-conforming list. Written to the -OutPath CSV (default .\Purview-CoE-Register-Governed.csv). Resolves Requirement 2.8. This is the register baseline for OPSCOE-Validate.ps1 / -Register.ps1. .NOTES White-label Microsoft Purview tooling. Read-only — enumerates only. No credentials stored in code. Availability caveat: unlicensed or portal-only capabilities (insider risk especially) will not enumerate — they are governed by attestation in the register, not invented here. Cmdlets are standard Security & Compliance PowerShell; none are invented. Portal/cmdlet surfaces evolve — verify in your tenant. > [CmdletBinding()] param( [string]$OutPath = ".\Purview-CoE-Register-Governed.csv", Default naming standard: "<Purpose> - <Capability> - <State>" (en dash or hyphen, 2 separators). [string]$NamePattern = '^.+\s[–-]\s.+\s[–-]\s.+$' )

## OPSCOE-Register.ps1

Purpose: Rolls the governance register (OPSCOE-Discovery.ps1) and the lifecycle-review results (OPSCOE-Validate.ps1) into the board's standing artifact: "Purview CoE Scorecard - Report" - counts by capability, % naming-conformant, % owned, % with a review date, count enforced-without-evidence (target 0), and the next-review-due list. Read-only - aggregates the two inputs, changes nothing. HOW TO RUN .\OPSCOE-Register.ps1 -Register .\Purview-CoE-Register-Governed.csv -Validation .\Purview-CoE-Lifecycle-Review.csv -OutPath .\Purview-CoE-Scorecard-Report.csv Optional: -ReviewCadenceDays 90 to set the "next review due" horizon. EXPECTED RESULTS A per-capability scorecard CSV plus a printed summary. The board's audit answer: enforced-without- evidence should be 0; naming/owned/review percentages trend to 100%. PASS = scorecard produced and enforced-without-evidence = 0. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials in code. Portal-only capabilities are counted as attestation rows. Verify capability availability/cmdlets in your tenant. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$Register, [Parameter(Mandatory)][string]$Validation, [string]$OutPath = ".\Purview-CoE-Scorecard-Report.csv", [int]$ReviewCadenceDays = 90 )

How to run: .\OPSCOE-Register.ps1 -Register .\Purview-CoE-Register-Governed.csv -Validation .\Purview-CoE-Lifecycle-Review.csv -OutPath .\Purview-CoE-Scorecard-Report.csv Optional: -ReviewCadenceDays 90 to set the "next review due" horizon. EXPECTED RESULTS A per-capability scorecard CSV plus a printed summary. The board's audit answer: enforced-without- evidence should be 0; naming/owned/review percentages trend to 100%. PASS = scorecard produced and enforced-without-evidence = 0. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials in code. Portal-only capabilities are counted as attestation rows. Verify capability availability/cmdlets in your tenant. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$Register, [Parameter(Mandatory)][string]$Validation, [string]$OutPath = ".\Purview-CoE-Scorecard-Report.csv", [int]$ReviewCadenceDays = 90 )

## OPSCOE-ScopeCheck.ps1

Purpose: Read-only pre-flight for a Microsoft Purview Center of Excellence. Confirms your Security & Compliance PowerShell (and optional Graph) sign-in, reports which compliance SKUs are present, and lists which governed capabilities (sensitivity/retention labels, DLP, auto-labeling, communication compliance, audit) are visible versus unlicensed or portal-only — so the CoE's remit is bounded by what the tenant can actually run. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+, with the ExchangeOnlineManagement (Security & Compliance PowerShell) and, optionally, Microsoft.Graph modules: Connect-IPPSSession Connect-ExchangeOnline        # optional, enables audit-config visibility .\OPSCOE-ScopeCheck.ps1 To also read licensing/directory via Graph, pass -UseGraph (Connect-MgGraph is invoked read-only). EXPECTED RESULTS A readiness summary: sign-in OK, compliance SKUs present, and per-capability visibility (in-remit / unlicensed / portal-only). Written to .\OPSCOE-ScopeCheck-Scope-Assess.csv. Resolves Requirements 2.1-2.4. Any FAIL must be resolved before governing that capability. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials are stored or requested in code. Availability caveat: Purview capabilities are licensing-/tenant-dependent and the portal evolves; insider risk (and parts of communication compliance) are primarily portal-managed with limited PowerShell — this script reports what it can see and flags the rest for attestation. Cmdlets are standard Security & Compliance PowerShell / Exchange Online / Graph; none are invented. > [CmdletBinding()] param( [switch]$UseGraph, [string]$OutPath = ".\OPSCOE-ScopeCheck-Scope-Assess.csv" )

How to run: PowerShell 5.1+ or 7+, with the ExchangeOnlineManagement (Security & Compliance PowerShell) and, optionally, Microsoft.Graph modules: Connect-IPPSSession Connect-ExchangeOnline        # optional, enables audit-config visibility .\OPSCOE-ScopeCheck.ps1 To also read licensing/directory via Graph, pass -UseGraph (Connect-MgGraph is invoked read-only). EXPECTED RESULTS A readiness summary: sign-in OK, compliance SKUs present, and per-capability visibility (in-remit / unlicensed / portal-only). Written to .\OPSCOE-ScopeCheck-Scope-Assess.csv. Resolves Requirements 2.1-2.4. Any FAIL must be resolved before governing that capability. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials are stored or requested in code. Availability caveat: Purview capabilities are licensing-/tenant-dependent and the portal evolves; insider risk (and parts of communication compliance) are primarily portal-managed with limited PowerShell — this script reports what it can see and flags the rest for attestation. Cmdlets are standard Security & Compliance PowerShell / Exchange Online / Graph; none are invented. > [CmdletBinding()] param( [switch]$UseGraph, [string]$OutPath = ".\OPSCOE-ScopeCheck-Scope-Assess.csv" )

## OPSCOE-Validate.ps1

Purpose: The machine-checkable governance gate for a Purview Center of Excellence. Reads the standards config (naming pattern + review cadence) and the governance register (from OPSCOE-Discovery.ps1) and checks, per artifact: (1) NAMING conformance to <Purpose> - <Capability> - <State>; (2) an OWNER and a REVIEW date exist (register column or stamped Comment); (3) no HIGH-IMPACT policy is ENFORCED without recorded simulation/test evidence; (4) SEPARATION OF DUTIES - no board member sits in a conflicting investigative role; and (5) the register RECONCILES to the live tenant (no orphaned/unregistered artifacts). Read-only. Produces "Purview CoE Lifecycle - Review" with a per-artifact PASS/FAIL/WARN. HOW TO RUN Connect-IPPSSession    # (+ Connect-ExchangeOnline for role-group membership reconciliation) .\OPSCOE-Validate.ps1 -StandardsConfig .\coe-standards.json -Register .\Purview-CoE-Register-Governed.csv -OutPath .\Purview-CoE-Lifecycle-Review.csv Optional: -BoardMatrixCsv .\coe-board-matrix.csv to run the separation-of-duties check; -SkipLiveReconcile to validate the register alone without connecting. coe-standards.json: { "namePattern": "...", "reviewCadenceDays": 90, "investigativeRoles": [ ... ] } EXPECTED RESULTS A per-artifact PASS/FAIL/WARN table written to -OutPath, plus a summary. PASS overall = every gate PASS (WARN allowed only with a recorded, board-accepted exception). Any FAIL is remediated via intake before the estate is declared governed. .NOTES White-label Microsoft Purview tooling. Read-only - evaluates only. No credentials in code. Portal-only capabilities (insider risk) are governed by attestation rows, not invented cmdlets. Verify in your tenant. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$StandardsConfig, [Parameter(Mandatory)][string]$Register, [string]$OutPath = ".\Purview-CoE-Lifecycle-Review.csv", [string]$BoardMatrixCsv, [switch]$SkipLiveReconcile )

How to run: Connect-IPPSSession    # (+ Connect-ExchangeOnline for role-group membership reconciliation) .\OPSCOE-Validate.ps1 -StandardsConfig .\coe-standards.json -Register .\Purview-CoE-Register-Governed.csv -OutPath .\Purview-CoE-Lifecycle-Review.csv Optional: -BoardMatrixCsv .\coe-board-matrix.csv to run the separation-of-duties check; -SkipLiveReconcile to validate the register alone without connecting. coe-standards.json: { "namePattern": "...", "reviewCadenceDays": 90, "investigativeRoles": [ ... ] } EXPECTED RESULTS A per-artifact PASS/FAIL/WARN table written to -OutPath, plus a summary. PASS overall = every gate PASS (WARN allowed only with a recorded, board-accepted exception). Any FAIL is remediated via intake before the estate is declared governed. .NOTES White-label Microsoft Purview tooling. Read-only - evaluates only. No credentials in code. Portal-only capabilities (insider risk) are governed by attestation rows, not invented cmdlets. Verify in your tenant. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$StandardsConfig, [Parameter(Mandatory)][string]$Register, [string]$OutPath = ".\Purview-CoE-Lifecycle-Review.csv", [string]$BoardMatrixCsv, [switch]$SkipLiveReconcile )