Microsoft Purview Health Check

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Microsoft Purview Health Check

## The problem

Microsoft Purview is not "set it and forget it." Over time, DLP policies get paused for an incident and never re-enabled; sensitivity labels stop at the pilot group and never widen; a retention policy covers email but nobody added SharePoint; the unified audit log is quietly off; role groups fill with people who changed teams two reorganizations ago. None of this throws an error — it just drifts. The gap becomes visible only during an audit, a data-subject request, or a breach — the moment it is most expensive and least forgiving to discover.

## The solution

This solution is a read-only health check of your Microsoft Purview estate across three domains:

Policy health — do the policies that should exist actually exist, and are they **enabled and

healthy — or disabled, unhealthy, or stuck in test long after the pilot ended (including   whether the unified audit log** is on)?

Coverage — do those policies actually reach the workloads in scope (Exchange, SharePoint,

OneDrive, Teams, endpoints) — or does "we have DLP" quietly mean "on email only"?

Roles — are the compliance role groups administered at least privilege, with no **Global Admin

sprawl, no single-point-of-failure, and no stale** members?

It produces a health scorecard (each check rated Healthy → At Risk → Gap), a prioritized remediation register (every gap with a severity and a named owner), and a remediation roadmap — without changing anything in the tenant.

## How it works

We follow a repeatable model — Assess → Design → Configure → Pilot → Validate → Expand — adapted for a read-first assessment. We read the estate (nothing changes), score it against what the organization *intended* to run, and prioritize the gaps by severity and owner. Fixes are then routed to the capability solution that owns them (DLP, labels, retention, roles), where they are piloted in simulation/test/report-only before enforcement. The only fix this solution applies directly is the single safe, reversible one — re-enabling the unified audit log — and even that is offered as a preview first and committed only on an explicit switch.

The solution ships as self-guided documentation plus five PowerShell tools (Security & Compliance PowerShell / Exchange Online / Graph): an estate inventory, a coverage + least-privilege role review, a validation checker, a remediation-plan generator, and a scorecard rollup — all read-only or `-WhatIf` by default, with no credentials in code.

## Why it matters

Catch drift before an audit does — find the disabled policy, the coverage blind spot, and the role

sprawl on your schedule, not a regulator's.

Evidence, not opinion — a scored, defensible picture of estate health and a register you can

actually work down.

Prioritized and owned — every gap has a severity and an owner, so the highest-risk items get fixed

first instead of everything staying red.

Safe by design — read-only, with high-impact fixes piloted in their owning solutions; the health

check finds, it does not flip.

A fraction of consulting cost — the same disciplined method a specialist would use, delivered as a

repeatable, re-runnable check you can schedule.

## Important boundaries

The health check reports technical state and evidence — it does not make records, retention- schedule, legal-hold, or regulatory determinations; those are compliance / records / privacy / legal decisions, and such findings are flagged "determination required" and routed accordingly. On Insider Risk and Communication Compliance it reports posture only (that the capability exists and its privacy guardrails are on) — never case contents or any person's identity. Purview is licensing-dependent (many advanced capabilities need Microsoft 365 E5 / E5 Compliance; some are in preview) and the portal is evolving — a capability that is absent because it is unlicensed is a licensing decision, not a drift gap, and capability availability and paths should be verified against your licensing and tenant.

# Solution Overview — Microsoft Purview Health Check

## What this solution delivers

Microsoft Purview is not a "set it and forget it" platform. DLP policies get paused for an incident and never re-enabled; sensitivity labels stop at the pilot group and never widen; a retention policy covers Exchange but nobody added SharePoint; the unified audit log is silently off; role groups accumulate members who changed teams two reorganizations ago. None of this throws an error — it just drifts, and the gap only becomes visible during an audit, a data-subject request, or a breach, when it is far too late and far more expensive to fix.

This solution answers one question with evidence: "Is our Microsoft Purview estate actually healthy — configured to policy, covering what it should, and administered by the right people at least privilege — or has it drifted?" It is a read-only health check across three domains — Policy health, Coverage, and Roles — that produces a health scorecard, a prioritized remediation register, and a remediation roadmap, without changing anything in the tenant.

This is an *assessment*, not an implementation. The health check finds and prioritizes the gaps; closing most of them is done through the matching capability solution (DLP, sensitivity labels, retention/records, insider risk, audit) under that solution's own pilot-in-simulation, validate, expand discipline. The one exception this solution will remediate directly is the single clearly-safe, reversible fix — re-enabling the unified audit log — and even that is offered -WhatIf first and only committed with an explicit switch. Everything else is a planned remediation routed to its owning capability and its stakeholders.

## The three health domains (the rubric)

Each check is scored Healthy → At Risk → Gap against named, evidenced criteria, and rolls up into a per-domain and overall health rating.

Policy health (P). Do the Purview policies that should exist **exist, are they enabled, and are

they healthy — or are they disabled, in error/unhealthy state, or stuck in    simulation/test long after the pilot should have ended? This covers DLP policies (mode +    health), sensitivity labels and label policies (published, not orphaned), retention /    data-lifecycle policies and labels, the unified audit log (on/off), and whether an    insider-risk** signal exists where the organization intends one.

Coverage (C). Do the policies that exist actually reach the workloads and data in scope —

Exchange, SharePoint, OneDrive, Teams, and (for endpoint actions) onboarded devices — or are    there blind spots where an in-scope workload has no DLP / retention / label coverage? This    is where "we have DLP" quietly means "we have DLP on email only".

Roles (R). Are the Purview/compliance role groups administered at least privilege — with

no Global Administrator sprawl, no single-point-of-failure role group (one member, no    coverage), no empty role groups, and no stale members who no longer need access? Purview    uses fine-grained role groups; drift here is a real, auditable risk.

## How it works (the assessment model)

The health check follows the standard Purview model, adapted for a read-first assessment:

Assess (read-only). Inventory the current state — DLP policies and their mode, sensitivity

labels and label policies, retention/lifecycle policies and labels, unified-audit-log status,    insider-risk policy presence, and compliance role-group membership — with the included read-only    scripts. Nothing changes.

Design (the scorecard). Score each check against the rubric (Healthy / At Risk / Gap),

record every gap in the Remediation Register with severity (High / Medium / Low) and an    owner, and produce the overall health rating and remediation order.

Remediate (plan first, simulation/test where it changes anything). Generate the prioritized

remediation plan (-WhatIf by default). Route each remediation to its owning capability    solution (DLP, labels, retention, roles), where it is piloted in simulation/test/report-only    before enforcement. The only fix this solution commits directly is re-enabling the unified    audit log — offered -WhatIf first, committed only with an explicit switch, and trivially    reversible.

Validate. Re-run the read-only validation gates to confirm each remediated item now reads

Healthy, and re-score.

Expand (operationalize). Turn the health check into a recurring cadence so drift is caught

early next time — the scripts are re-runnable read-only and produce a comparable scorecard each run.

## Important boundaries — read this first

Records, retention schedules, and legal/regulatory determinations are not ours to make. The

health check reports technical state (a retention policy exists / covers these workloads / is in   this mode) and evidence. Whether a given retention schedule, records file plan, legal hold, or   regulatory obligation is correct or complete is a records / compliance / privacy / legal   determination — deferred to those functions (global-requirements-purview.md §5).

Insider Risk & Communication Compliance are HR/privacy-sensitive. Where the health check reports

on insider-risk configuration, it reports presence and privacy posture (e.g. anonymization on,   role separation intact) only — never case contents, never a judgement about any person. Reviewing   those surfaces respects role separation and privacy-by-design; outcomes are HR/legal's.

Remediation of DLP, labels, retention, and insider-risk is high-impact — pilot first. This

solution deliberately does not flip those into enforcement. It hands each gap to the owning   capability solution, which pilots in simulation/test/report-only, validates, and only then   enforces.

Purview is licensing-dependent and evolving. Many checks (advanced DLP, auto-labeling, insider

risk, Audit Premium, DSPM) require Microsoft 365 E5 / E5 Compliance; some capabilities are in   preview and portal paths change. A capability that is absent because it is unlicensed is a   licensing finding, not a drift finding — the health check flags the distinction and says   "verify against your licensing/tenant."

## What's in the box

This overview, a Requirements guide, an ordered Implementation guide (run the health check

→ score → build the register → remediate/validate), Testing (pass/fail gates), Troubleshooting,   Best Practices, and a Deliverables Summary + Executive Summary.

Five PowerShell tools (Security & Compliance PowerShell / Exchange Online / Graph): a Discovery

inventory, a Scope/health coverage-and-role review, a Validation checker, a Remediation   plan generator (-WhatIf first; commits only the safe audit-log re-enable), and a Reporting   scorecard rollup — all read-only or `-WhatIf` by default, with no credentials in code.

Sources: Microsoft Learn — *Data Loss Prevention* (policy modes/health, simulation), *Sensitivity labels & label policies*, *Data lifecycle management & records* (retention policies/labels), *Microsoft Purview Audit* (unified audit log status), *Insider Risk Management* (privacy/role separation), and *Permissions in the Microsoft Purview portal* (role groups). Purview is licensing-dependent (many advanced capabilities need Microsoft 365 E5 / E5 Compliance; some are in preview) and the portal is evolving — verify capability availability and portal paths against your licensing/tenant rather than assuming.

# Requirements — Microsoft Purview Health Check

Confirm every prerequisite below before you run the health check. Category-level prerequisites (tenant, licensing model, least-privilege roles, S&C PowerShell / Graph toolchain, in-scope data sources, compliance/privacy/legal stakeholders, pilot scope + change control) are in global-requirements-purview.md — reference them; they are not repeated here. The items below are the ones specific to running a read-only Purview health check and turning its findings into a prioritized, owned remediation register.

Each requirement is written as Description · Why · Verify · Implement if missing.

This is a read-only assessment. The only requirement that grants write access is R7, and it is needed only if you intend to use the single safe direct fix (re-enabling the unified audit log) — everything else runs read-only. Reviewing insider-risk and role surfaces is privacy- and HR-sensitive: read the boundaries in R5 and R8 before you look.

__________________________________________________

## R1. Read access to the Purview compliance surfaces you want to assess

Description: An account with read visibility across the Purview surfaces in scope for the check — DLP, sensitivity labels / label policies, retention / data-lifecycle, audit configuration, and role groups. Least-privilege read roles (e.g. Compliance Administrator or Compliance Data Administrator for policy read, Global Reader for broad read, and the relevant View-Only role groups) are sufficient for the assessment itself. Why: The health check reads policy, label, retention, audit, and role state; it needs read access to each surface it scores, but it does not need write access to assess. Verify: In the Purview portal, confirm you can open Data Loss Prevention → Policies, Information Protection → Labels / Label policies, Data Lifecycle Management → Retention, and Roles & scopes / Permissions. OPSHEALTH-Discovery.ps1 reports what it can and cannot read. Implement if missing: Assign a least-privilege read role for the surfaces you intend to score, under change control. Do not over-grant write access "to be safe" — the assessment is read-only.

## R2. Security & Compliance PowerShell + Exchange Online + Graph toolchain

Description: The ExchangeOnlineManagement module (provides Security & Compliance PowerShell Connect-IPPSSession and Exchange Online Connect-ExchangeOnline, used for the unified-audit-log status check) and, for role/CA/Graph-side signals, the Microsoft.Graph modules (category GR §3), with a modern-auth / MFA-capable admin. Why: The five scripts run through these — DLP/label/retention/role objects via S&C PowerShell, unified-audit-log status via Exchange Online, and optional directory-role signals via Graph. Cmdlet and Graph parameters are version-dependent — verify in your tenant. Verify: Get-Module -ListAvailable ExchangeOnlineManagement, Microsoft.Graph; Connect-IPPSSession, Connect-ExchangeOnline, and Connect-MgGraph succeed with modern auth (MFA). Implement if missing: Install-Module ExchangeOnlineManagement -Scope CurrentUser and Install-Module Microsoft.Graph -Scope CurrentUser. Modern auth only — no stored credentials or app secrets in scripts.

## R3. A defined in-scope workload + data map (what "covered" should mean)

Description: A short, agreed list of the workloads and data sources Purview is *supposed* to cover — Exchange, SharePoint, OneDrive, Teams, endpoints/devices — and, where relevant, the classification/sensitivity intent (which labels/SITs matter). This is the yardstick the Coverage (C) domain scores against. Why: "Coverage" is only meaningful relative to an intended scope. Without a target, the check can report *what is covered* but cannot tell you *what is missing*. (Extends category GR §4.) Verify: A scope note lists the in-scope workloads and any deliberate out-of-scope items; OPSHEALTH-ScopeCheck.ps1 reports actual policy coverage per workload to compare against it. Implement if missing: Capture the intended scope with stakeholders (one page is enough) before scoring Coverage; absence of a target is itself an early finding.

## R4. The intended Purview capability baseline (what *should* exist)

Description: A statement of which Purview capabilities the organization intends to run — e.g. "DLP on email + endpoints, sensitivity labels tenant-wide, a 7-year retention policy on finance sites, unified audit log on, insider risk for departing employees" — so a missing policy can be told apart from a deliberately-not-adopted capability. Why: A Gap is only a Gap against intent. A tenant with no insider-risk policy is healthy if the organization never intended insider risk, and a Gap if it did. The check needs the intended baseline to score fairly. Verify: The baseline is written down (even briefly) and confirmed with the compliance owner. Implement if missing: Agree the intended baseline with the compliance/records/security owners. Where a capability is unlicensed, note it as a licensing decision, not a drift Gap.

## R5. Role-review boundaries and privacy posture for sensitive surfaces

Description: Agreement on how the role review and any insider-risk read are conducted: least-privilege, no snooping into case contents, and — for insider risk / communication compliance — respecting role separation and privacy-by-design (report presence and privacy posture, never case detail or any person's identity beyond what a role is authorized to see). Why: Insider Risk and Communication Compliance are HR/privacy-sensitive. A health check must report *that* the capability is configured and its privacy guardrails are on — not *what* it found about anyone. The role review itself touches who-can-see-what and must be handled carefully. Verify: Confirm with HR/privacy that the check reports posture only on sensitive surfaces, and that the role reviewer is authorized. OPSHEALTH-Discovery.ps1/OPSHEALTH-ScopeCheck.ps1 report IRM presence + privacy posture only. Implement if missing: Agree the boundary in writing before assessing insider-risk or communication -compliance surfaces. When in doubt, report posture, not content.

## R6. A named owner for each domain (so findings become actions)

Description: A named owner for each remediation domain — typically DLP, Information Protection (labels), Data Lifecycle / Records, Audit, Insider Risk, and Identity / Roles — so every entry in the Remediation Register has someone accountable to close it. Why: A health check that produces findings nobody owns changes nothing. Severity + owner is what turns the register into a roadmap. (Aligns with category GR §5.) Verify: Each domain in the register maps to a named owner; the compliance/records/privacy/legal determinations sit with the correct governance function, not with IT. Implement if missing: Assign owners before you circulate the register; unowned High-severity findings are the ones that rot.

## R7. Change control for the single safe direct fix (audit-log re-enable) and for downstream remediation

Description: A change record covering (a) the one direct fix this solution may commit — re-enabling the unified audit log — and (b) the downstream remediations that the owning capability solutions will perform (which they pilot in simulation/test/report-only under their own change control). Re-enabling the unified audit log is a write action; it needs an approver even though it is safe and reversible. Why: Even a safe re-enable is a configuration change in a production tenant; and the higher-impact remediations (DLP/labels/retention/insider-risk) are high-impact and must be piloted, never flipped on from a health check. Verify: A change ticket names the approver and the rollback for the audit-log re-enable; OPSHEALTH-Remediate.ps1 runs -WhatIf (plan only) until you pass -Commit. Implement if missing: Record the change; run the remediation planner -WhatIf first; commit the audit-log re-enable only after sign-off; route all other fixes to their owning solution.

## R8. Compliance, records, privacy & legal stakeholders (determinations stay with them)

Description: Engagement with the compliance, records-management, privacy, security, and legal stakeholders whose policies the configuration must satisfy — so that any finding touching a retention schedule, records file plan, legal hold, regulatory obligation, or insider-risk/ communication-compliance policy is routed to them for the determination, not decided by the assessor. Why: The health check provides the technical state and evidence; whether a retention schedule is right, a hold is required, or a regulation applies is a legal/records/compliance determination (category GR §5). Several surfaces are HR/legal-sensitive. Verify: Confirm the applicable policies, the records schedule owner, and named approvers before the register's regulatory/records/legal items are actioned. Implement if missing: Identify the owners and capture the requirements; mark such register entries "determination required" and route them accordingly.

__________________________________________________

## Checklist

Category GR §1–§6 verified (licensing, roles, toolchain, data scope, stakeholders, pilot/change control)

Read access to the in-scope surfaces (DLP, labels, retention, audit, roles) — OPSHEALTH-Discovery.ps1

Modules installed (ExchangeOnlineManagement, Microsoft.Graph); modern auth works on all three connects

In-scope workload + data map captured (the Coverage yardstick) — R3

Intended capability baseline written down (missing vs not-adopted vs unlicensed) — R4

Role-review + insider-risk privacy boundary agreed (posture only, role separation) — R5

A named owner per domain (DLP / Labels / Lifecycle / Audit / Insider Risk / Roles) — R6

Change control for the audit-log re-enable and downstream remediation — R7

Compliance/records/privacy/legal stakeholders engaged; determinations routed to them — R8

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# Implementation — Microsoft Purview Health Check

This is the ordered, do-this-then-that guide for running the health check, scoring it, building the remediation register, and closing the gaps. It follows the standard model (Assess → Design → Configure → Pilot (simulation/test) → Validate → Expand), adapted for a read-first assessment: the "Assess" and "Design" phases are the health check itself; "Configure / Pilot" is remediation (routed to the owning capability, piloted in simulation/test — this solution commits only the one safe fix); "Validate/Expand" is re-scoring and turning the check into a recurring cadence. Every domain, rating, and register field is named verbatim so the scripts, testing, and troubleshooting line up. Replace contoso.com and sample names with your own.

Portal note. The Purview objects assessed here live in the Microsoft Purview portal (purview.microsoft.com → Data Loss Prevention, Information Protection, Data Lifecycle Management, Audit, Insider Risk Management, Roles & scopes). PowerShell (S&C PowerShell / Exchange Online / Graph) is used to read that state and to plan remediation. Where a capability is portal-only or its read surface differs by tenant/licence, the scripts say so — verify against your licensing/tenant.

Read-only by default. Phases 0–2 (Assess, Design) and Phase 4 (Validate) change nothing. The only write in this entire solution is the optional unified-audit-log re-enable in Phase 3, gated behind -Commit. All higher-impact remediation is handed to the owning capability solution, which pilots it in simulation/test/report-only first.

__________________________________________________

## Phase 0 — Assess (run the health check, read-only)

Confirm read access and the toolchain (R1, R2). Verify you can read DLP, labels, retention,

audit, and role state in the portal, and that Connect-IPPSSession, Connect-ExchangeOnline, and    Connect-MgGraph all succeed with an MFA-capable admin.

Capture the yardsticks (R3, R4). Have the in-scope workload + data map and the **intended

capability baseline** to hand — the Coverage and Policy domains score against these.

Run the inventory. Run OPSHEALTH-Discovery.ps1 (read-only). It inventories:

DLP policies and their Mode (e.g. Enable, TestWithNotifications, TestWithout...,

Disable) and enabled/health state.

Sensitivity labels and label policies (published vs orphaned labels).

Retention / data-lifecycle policies and retention labels (present, enabled, workloads).

Unified audit log status (on/off) — via Exchange Online.

Insider-risk policy presence and privacy posture (posture only — R5).

Compliance role groups and their membership.

Gate 0: the inventory completes and you can read each in-scope surface → continue. Where a

surface cannot be read, record it as a read-access finding (not a drift Gap) and fix access.

Run the coverage + role review. Run OPSHEALTH-ScopeCheck.ps1 (read-only) to map **which

workloads each DLP/retention/label policy actually reaches, and to run the least-privilege role    review** (Global Admin count, single-member / empty role groups, membership size).

## Phase 1 — Design (score the rubric, build the register)

Score every check Healthy → At Risk → Gap across the three domains, then record every non-Healthy result in the Remediation Register.

Policy health (P):

Healthy — the intended policy exists, is enabled, and is healthy (no error/unhealthy

state).

At Risk — the policy exists but is stuck in simulation/test past its pilot, partially

disabled, or shows a health warning.

Gap — an intended policy is missing or disabled, or the unified audit log is off.

Coverage (C):

Healthy — every in-scope workload has the intended DLP / retention / label coverage.

At Risk — coverage exists but is incomplete (e.g. DLP on email only; labels published to a

subset; endpoint actions intended but no devices onboarded).

Gap — an in-scope workload has no coverage of an intended capability.

Roles (R):

Healthy — least privilege; more than one trained admin per critical role; no Global Admin used

for routine compliance work; no stale/empty groups.

At Risk — a single-member (SPOF) role group, mild over-membership, or a stale member.

Gap — Global Administrator sprawl, an empty critical role group, or broad over-privilege.

Remediation Register — one row per non-Healthy finding, with these verbatim fields:

| Field | Meaning |
| --- | --- |
| Finding | The drift/gap, in one line (e.g. "DLP policy DLP-Finance stuck in test 6 months"). |
| Domain | P (Policy), C (Coverage), or R (Roles). |
| Rating | At Risk or Gap. |
| Severity | High / Medium / Low — audit-log off, missing DLP on a regulated workload, or GA sprawl are High. |
| Owner | The named domain owner (R6). |
| Owning capability | The solution that closes it (DLP / Labels / Lifecycle / Audit / Insider Risk / Roles), or "this solution" for the audit-log re-enable. |
| Recommended action | The next step (pilot in simulation/test; onboard devices; remove stale member; determination required for records/legal). |

Determination items. Any finding touching a **retention schedule, records file plan, legal hold,

regulatory obligation, or insider-risk/communication-compliance policy is marked "determination   required"** and routed to compliance/records/privacy/legal (R8) — the register records the technical   state, not the determination.

Licensing items. A capability that is absent because unlicensed is a licensing decision,

not a drift Gap — tag it accordingly and verify against your licensing/tenant.

## Phase 2 — Produce the scorecard (leadership rollup)

Run OPSHEALTH-Report.ps1 (read-only) to roll the scored checks into the health scorecard: per-domain Healthy / At Risk / Gap counts, the overall health rating, and a CSV of the Remediation Register for circulation. This is the artifact leadership signs off on and the baseline you compare future runs against.

Pass/fail: the scorecard reconciles with what the portal shows (the portal is authoritative); the

register has an owner and severity on every row.

## Phase 3 — Remediate (plan first; commit only the one safe fix)

Generate the remediation plan. Run OPSHEALTH-Remediate.ps1 -WhatIf (the default). It prints

the prioritized plan — each register item, its severity, its owning capability, and the recommended    action — and changes nothing.

Commit the one safe, reversible fix (optional). If the unified audit log is off and R7

change control is signed off, run OPSHEALTH-Remediate.ps1 -EnableUnifiedAuditLog -Commit. This    is the only direct write in the solution (Set-AdminAuditLogConfig    -UnifiedAuditLogIngestionEnabled $true via Exchange Online) — safe, documented, and reversible.

Pass/fail: the unified audit log reads enabled after propagation. Rollback: re-run with

the disable path (or set it back in Exchange Online); audit ingestion can take time to reflect —      verify in your tenant.

Route every other remediation to its owning capability solution. DLP, sensitivity labels,

retention/records, and insider-risk changes are high-impact — they are not flipped on from    this health check. Each is handed to its owning solution and piloted in simulation/test/report-only    first, validated, then enforced under that solution's discipline. The register's Owning capability    field says where each one goes.

Determination items go to governance, not to IT. Records/legal/regulatory items wait on the

relevant function's determination (R8) before any configuration.

Hard rule. Do not use this solution to enable/enforce DLP, publish or change labels, create or change retention/records policies, or configure insider risk. Those belong to the owning capability solutions, piloted first. This solution finds, prioritizes, and (only) re-enables the audit log.

## Phase 4 — Validate (re-score, read-only)

Work the gates in 05-testing.md. In summary:

Re-run OPSHEALTH-Validate.ps1 (read-only) and confirm each remediated item now reads Healthy

against its criterion.

Confirm the unified audit log is on (if remediated), that no intended DLP/retention/label policy

is missing or disabled, that coverage matches the in-scope map, and that the role review is clean.

Re-run OPSHEALTH-Report.ps1 and confirm the overall health rating improved and the register's

closed items are gone.

## Phase 5 — Expand (make it recurring)

Set a cadence. Re-run the read-only health check on a schedule (e.g. quarterly, and before any

audit) so drift is caught early — the scripts are re-runnable and produce a comparable scorecard.

Track the trend. Keep each run's scorecard; a falling count of At Risk/Gap items over time is the

evidence that the estate is staying healthy.

Keep determinations with governance. As the estate matures, records/retention/legal items keep

flowing to their owners; the health check keeps surfacing the technical state, not the decision.

__________________________________________________

### Rollback summary

| Change | Rollback |
| --- | --- |
| Unified audit log re-enabled and you must revert | Disable ingestion again in Exchange Online (Set-AdminAuditLogConfig -UnifiedAuditLogIngestionEnabled $false); propagation is not instant — verify in tenant. |
| A downstream remediation (DLP/label/retention/IRM) caused disruption | It was piloted in simulation/test/report-only by its owning solution — revert per that solution's rollback (set mode back to test/disable), not here. |
| Register mis-scored a licensing gap as a drift Gap | Re-tag as a licensing decision; re-run OPSHEALTH-Report.ps1 to correct the scorecard. |
| A determination item was actioned before governance signed off | Halt; route to records/legal/compliance; the health check only surfaces technical state (R8). |

The health check changes almost nothing by design. Its value is the evidence and the ordered register — the fixes happen, safely and piloted, in the capability solutions that own them.

# Testing & Validation — Microsoft Purview Health Check

Run these gates in order. Each has an explicit pass/fail signal. Because this is a read-only assessment, the gates confirm that the health check read the estate completely and scored it correctly — and, after remediation, that each fixed item now reads Healthy. The portal is authoritative; where a script cannot read a surface, that is a finding about access, not a verdict about the estate.

Use the scripts where noted; they are read-only or -WhatIf and change nothing you don't explicitly -Commit.

__________________________________________________

## Gate 1 — Read access and toolchain are in place

Why: The check can only score what it can read; missing read access produces false Gaps. How: Confirm Connect-IPPSSession, Connect-ExchangeOnline, and Connect-MgGraph all succeed with an MFA-capable admin. Run OPSHEALTH-Discovery.ps1 and confirm it reaches DLP, labels, retention, audit, and role surfaces. Pass: All three connections succeed; the inventory reads every in-scope surface without an access error. Fail: A surface returns access-denied → this is a read-access finding; fix access (R1) and re-run before scoring that domain.

## Gate 2 — The inventory is complete (Discovery)

Why: A partial inventory under-reports drift. How: Run OPSHEALTH-Discovery.ps1. Confirm it returns DLP policies (with Mode), sensitivity labels + label policies, retention/lifecycle policies + labels, unified-audit-log status, insider-risk presence/posture, and role-group membership. Pass: Every in-scope surface is inventoried; counts reconcile with a spot-check in the portal. Fail: A surface is empty when the portal shows objects → confirm read role and cmdlet availability (verify in tenant) before trusting the score.

## Gate 3 — Policy health (P) is scored against intent

Why: A policy can exist but be disabled or stuck in test — both are drift. How: For each intended policy (R4 baseline), confirm its Mode/enabled/health state. OPSHEALTH-ScopeCheck.ps1 / OPSHEALTH-Validate.ps1 report mode and health. Pass: Each intended DLP/retention/label policy is enabled and healthy → Healthy; anything stuck in simulation/test past pilot or showing a health warning is At Risk; anything missing or disabled, or the audit log off, is a Gap — and every non-Healthy item is in the register. Fail: A disabled/stuck/missing policy is not reflected in the score/register → re-score.

## Gate 4 — The unified audit log status is correctly determined

Why: The audit log is the defensibility evidence base; off = High-severity Gap. How: OPSHEALTH-Discovery.ps1 / OPSHEALTH-Validate.ps1 report unified-audit-log status via Exchange Online. Pass: Status is read correctly (on = Healthy; off = a High-severity Gap in the register). Fail: Status cannot be read, or is misreported → confirm Exchange Online connectivity and the Get-AdminAuditLogConfig/organization-config read; verify in tenant.

## Gate 5 — Coverage (C) is scored against the in-scope map

Why: "We have DLP" often means "on email only" — the blind spots are the risk. How: OPSHEALTH-ScopeCheck.ps1 maps each policy's workloads (Exchange / SharePoint / OneDrive / Teams / endpoints) against the R3 in-scope map. Pass: Each in-scope workload's intended coverage is present → Healthy; partial coverage (e.g. labels to a subset, endpoint intended but no devices onboarded) → At Risk; an in-scope workload with no coverage of an intended capability → Gap — all recorded. Fail: A workload blind spot is not surfaced → re-check the policy's location/scope settings and the in-scope map.

## Gate 6 — Roles (R) least-privilege review is clean or flagged

Why: Role drift (GA sprawl, SPOF, stale/empty groups) is a real, auditable risk. How: OPSHEALTH-ScopeCheck.ps1 reports compliance role-group membership, Global Admin count, single-member and empty role groups. Pass: Least privilege confirmed → Healthy; a single-member (SPOF) group, mild over-membership, or a stale member → At Risk; Global Admin sprawl, an empty critical role group, or broad over-privilege → Gap — all recorded with owner Identity / Roles. Fail: An obvious over-privilege (e.g. many Global Admins) is not flagged → re-run and confirm the directory-role read (Graph) succeeded.

## Gate 7 — Insider-risk / sensitive surfaces reported as POSTURE only

Why: Insider Risk and Communication Compliance are HR/privacy-sensitive. How: Review the Discovery output for those surfaces. Pass: The check reports presence + privacy posture (e.g. anonymization on, role separation intact) only — no case contents, no person's identity, no judgement. Fail: Any case detail or identity beyond authorized role scope appears → stop; the review breached the privacy boundary (R5). Report posture only.

## Gate 8 — The scorecard and register are complete and owned

Why: Findings without severity and an owner do not get fixed. How: Run OPSHEALTH-Report.ps1; inspect the scorecard + Remediation Register CSV. Pass: Every non-Healthy check is a register row with Domain, Rating, Severity, Owner, Owning capability, and Recommended action; the overall health rating reconciles with the per-domain counts and the portal. Fail: A finding lacks an owner/severity, or the rollup diverges from the portal → the portal is authoritative; reconcile and re-issue.

## Gate 9 — Remediation planned `-WhatIf`; only the audit-log fix committed

Why: The health check must not enable/enforce high-impact capabilities. How: Run OPSHEALTH-Remediate.ps1 -WhatIf; if committing the audit-log fix, run with -EnableUnifiedAuditLog -Commit under R7 change control. Pass: -WhatIf prints the plan and changes nothing; the only committed change is the unified audit-log re-enable; all DLP/label/retention/insider-risk items are routed to their owning capability (piloted in simulation/test there), not enabled here. Fail: Any attempt to enable/enforce DLP/labels/retention/insider risk from this solution → stop; that belongs to the owning solution, piloted first.

## Gate 10 — Re-score confirms improvement (post-remediation)

Why: Closing the loop proves the remediation worked and the estate is healthier. How: After remediation, re-run OPSHEALTH-Validate.ps1 and OPSHEALTH-Report.ps1. Pass: Each remediated item now reads Healthy; the overall health rating improved; closed items are gone from the register; determination items remain pending their governance owner (expected). Fail: A remediated item still reads non-Healthy → confirm the fix landed in the owning capability and propagated (verify in tenant), then re-score.

__________________________________________________

### Exit criteria (all must be true to call the health check complete)

Read access + toolchain verified (Gate 1)

Inventory complete and reconciled with the portal (Gate 2)

Policy health scored against intent (Gate 3)

Unified audit-log status correctly determined (Gate 4)

Coverage scored against the in-scope map (Gate 5)

Role least-privilege review clean or flagged (Gate 6)

Insider-risk / sensitive surfaces reported as posture only (Gate 7)

Scorecard + Remediation Register complete and owned (Gate 8)

Remediation planned -WhatIf; only the audit-log fix committed (Gate 9)

Re-score confirms improvement; determinations routed to governance (Gate 10)

# Troubleshooting — Microsoft Purview Health Check

The common failure modes when running a read-only Purview health check, and how to resolve them. Because this solution reads and scores (its only write is the gated audit-log re-enable), almost every issue is a read-access, cmdlet-availability, or scoring-interpretation problem — not a change that broke something. The portal is authoritative; when a script and the portal disagree, trust the portal and fix the read. Objects, domains (P/C/R), and the register fields are named verbatim from the Implementation Guide.

## A surface returns access-denied → a false "Gap"

Symptom: OPSHEALTH-Discovery.ps1 / OPSHEALTH-ScopeCheck.ps1 can't read DLP, labels, retention,

audit, or roles, and the domain looks empty.

Likely cause: The account lacks the read role for that surface (R1) — an empty read is not the

same as an empty estate.

Resolve: Record it as a read-access finding, not a drift Gap; assign the least-privilege

read role (e.g. Compliance/Global Reader, the relevant View-Only role group) under change control;   re-run before scoring that domain. Do not over-grant write access "to be safe."

## A cmdlet is not available in the tenant

Symptom: Get-InsiderRiskPolicy, Get-Label, or another cmdlet is missing after a successful

connect.

Likely cause: The capability is portal-managed or plan-gated (E5 / E5 Compliance; some

preview), or the module is old.

Resolve: Update the module (Install-Module ExchangeOnlineManagement,

Install-Module Microsoft.Graph); where the cmdlet genuinely doesn't exist, confirm the surface in   the portal (Insider Risk is largely portal-managed — report presence + privacy posture only)   and verify against your licensing/tenant. A plan-gated absence is a licensing note, not a   drift Gap.

## The unified audit-log status is ambiguous or unreadable

Symptom: Get-AdminAuditLogConfig errors, or the on/off status looks wrong.

Likely cause: Not connected to Exchange Online (separate from S&C PowerShell), missing read

access, or ingestion still propagating after a change.

Resolve: Connect-ExchangeOnline and confirm Get-AdminAuditLogConfig read access; re-check

UnifiedAuditLogIngestionEnabled. After re-enabling with   OPSHEALTH-Remediate.ps1 -EnableUnifiedAuditLog -Commit, allow propagation — status is not instant;   verify in tenant.

## Coverage is mis-mapped (a policy looks like it covers less/more than it does)

Symptom: OPSHEALTH-ScopeCheck.ps1 reports a workload blind spot that the portal contradicts, or

the Workload field is blank.

Likely cause: The policy's location/scope is set in a way the cmdlet's Workload field doesn't

fully express, or coverage was scored without the R3 in-scope map.

Resolve: Open the policy in the portal and read its locations directly (authoritative); score

Coverage against the R3 in-scope workload map — an intended-but-uncovered workload is a Gap, a   not-intended one is not. "We have DLP" often means "email only" — confirm each workload.

## Role read is incomplete (Global Admin count missing)

Symptom: The role review shows compliance role groups but no Global Administrator count.

Likely cause: The Microsoft Graph directory-role read didn't run — module not imported, not

connected, or missing RoleManagement.Read.Directory / Directory.Read.All.

Resolve: Import Microsoft.Graph.Identity.DirectoryManagement, Connect-MgGraph with the

directory-read scopes, and re-run OPSHEALTH-ScopeCheck.ps1. GA sprawl (over the threshold), empty   critical role groups, and single-member (SPOF) groups are role Gaps/At Risk to record with owner   Identity / Roles.

## Licensing gap scored as a drift Gap (confusion)

Symptom: A capability that was never adopted (or isn't licensed) is scored as a Gap.

Likely cause: Missing the R4 intended capability baseline — a Gap is only a Gap **against

intent**.

Resolve: Compare against the R4 baseline: missing-but-intended = Gap; not-adopted =

Healthy; unlicensed = a licensing decision, tagged as such and verify against your   licensing/tenant — not a drift Gap. Re-tag and re-run OPSHEALTH-Report.ps1 to correct the   scorecard.

## "Stuck in test" flagged on a fresh pilot (false At Risk)

Symptom: A DLP policy in Test* mode is flagged At Risk, but it's a legitimate current pilot.

Likely cause: The heuristic can't tell a fresh pilot from long-term drift.

Resolve: Confirm the pilot start date; a policy in simulation/test past its pilot window is

At Risk (drift), a current pilot is expected. Annotate the register accordingly.

## Insider-risk / sensitive surface — how to stay on the right side of the privacy line

Symptom: Unsure how much to report on Insider Risk / Communication Compliance.

Likely cause: These are HR/privacy-sensitive (R5).

Resolve: Report presence + privacy posture only (e.g. anonymization on, role separation

intact) — never case contents or any person's identity. If any case detail appears beyond your   authorized role scope, stop: the review breached the boundary. Posture, not content.

## The scorecard diverges from the portal

Symptom: OPSHEALTH-Report.ps1 rollup doesn't match what the portal shows.

Likely cause: A read gap, stale CSV, or a mis-scored row.

Resolve: The portal is authoritative — reconcile the register to it, fix any read-access

finding, ensure every non-Healthy row has an owner and severity, and re-issue.

## A determination item was actioned before governance signed off

Symptom: A retention-schedule / records / legal-hold / regulatory item was changed by IT.

Likely cause: A "determination required" item was treated as a technical fix.

Resolve: Halt; route it to compliance/records/privacy/legal (R8). The health check surfaces

technical state, not the determination — those decisions are theirs.

__________________________________________________

### Key reminders

| Rule | Why |
| --- | --- |
| Empty read ≠ empty estate | An unreadable surface is a read-access finding, not a Gap |
| The portal is authoritative | When a script disagrees, trust the portal and fix the read |
| Score against intent (R4) | Missing vs not-adopted vs unlicensed are different verdicts |
| Posture only on IRM/CC | HR/privacy-sensitive — presence + guardrails, never content |
| One direct write only | The gated audit-log re-enable; everything else is planned/routed |
| Determinations to governance | Records/retention/legal/regulatory decisions are not IT's |

# Best Practices — Microsoft Purview Health Check

Field-tested guidance for running a Purview health check that produces evidence and action, not just a wall of red. It follows the same order the check runs: read everything, score against intent, prioritize by severity and owner, and hand fixes to the solutions that own them — piloted, never flipped.

## 1. Score against intent, not against a maximum

A "Gap" is only a Gap against what the organization intended to run (R4). A tenant with no

insider-risk policy is Healthy if it never adopted insider risk, and a Gap if it did. Grade   against the baseline, or you will manufacture false findings and lose credibility.

Separate "missing" from "deliberately not adopted" from "unlicensed". Only the first is a

drift Gap; the third is a licensing decision — tag it and verify against your licensing/tenant.

## 2. Read-only first — the check itself changes nothing

The whole assessment runs read-only. The single exception — re-enabling the unified audit log —

is offered `-WhatIf` first and committed only with -Commit under change control. Keep it that   way; a health check that starts *changing* the estate is no longer a health check.

Never use the health check to enable/enforce DLP, publish labels, create retention/records policies,

or configure insider risk. Those are high-impact and belong to the owning capability solution,   piloted in simulation/test/report-only first.

## 3. "Stuck in test" is drift, not safety

A DLP or retention policy left in simulation/test for months is not "being careful" — it is

not protecting anything while everyone assumes it is. Score long-lived test-mode policies as At   Risk and put a date on graduating them (via the owning solution's pilot→enforce path).

Equally, a disabled policy that everyone forgot to re-enable after an incident is a Gap, not a

historical artifact.

## 4. Coverage is where the real risk hides

"We have DLP / labels / retention" almost always hides a workload blind spot — email but not

endpoints, a label published to a pilot group two years ago, retention on SharePoint but not   OneDrive. Map every policy to its workloads (OPSHEALTH-ScopeCheck.ps1) and compare to the   in-scope map — the gaps between *intended* and *actual* coverage are the findings that matter most.

For endpoint actions, no onboarded devices means endpoint DLP does nothing regardless of policy —

check device onboarding, not just policy existence.

## 5. Treat the unified audit log as foundational

The unified audit log is the evidence base for eDiscovery, insider risk, and every "prove what

happened" question. If it is off, that is a High-severity Gap and the one thing this solution   will safely re-enable directly. Enable it early — audit data is not retroactive.

## 6. Least privilege is a health metric, not a one-time setup

Review role groups every run: Global Admin sprawl, single-member (SPOF) groups, empty

critical groups, and stale members who moved on. All are auditable risks that accrue silently.

Prefer more than one trained admin per critical compliance role (no single point of failure), and

no Global Admin for routine compliance work. Keep Insider Risk roles separated — do not   fold them into general compliance admin for convenience.

## 7. Respect privacy on the sensitive surfaces

On Insider Risk and Communication Compliance, report posture only — that the capability

exists and its privacy guardrails (anonymization, role separation) are on — never case   contents or any person's identity. A health check must not become a snooping tool (R5).

Conduct the role review as least-privilege and authorized; who-can-see-what is itself sensitive.

## 8. Severity + owner is what turns findings into fixes

Every non-Healthy result gets a severity (High/Medium/Low) and a named owner (R6). Unowned

High findings are the ones that rot for another year. High = audit log off, missing DLP on a regulated   workload, GA sprawl; Low = cosmetic naming, a single stale reviewer.

Sequence remediation High → Medium → Low, and route each to its owning capability so the fix

happens where the expertise and the pilot discipline live.

## 9. Defer determinations — you provide the method, not the verdict

Any finding touching a **retention schedule, records file plan, legal hold, regulatory obligation, or

insider-risk/communication-compliance policy is marked "determination required" and routed to   compliance/records/privacy/legal (R8). The health check reports the technical state and   evidence — whether** it is correct is their call, not the assessor's.

## 10. Make it recurring — drift comes back

A one-time health check ages the moment it is delivered. Re-run it on a cadence (quarterly, and

before any audit) and keep each scorecard. A falling trend of At Risk/Gap items over time is the   proof the estate is staying healthy — and the recurring baseline makes the *next* drift obvious fast.

## 11. Verify against your tenant — the surfaces evolve

Purview capabilities are licensing-dependent and the portal changes. Cmdlet availability,

policy modes, and read surfaces differ by tenant and plan. Where a script notes a capability may be   portal-only or plan-gated, confirm against your licensing/tenant rather than assuming — and treat   preview capabilities as preview.

# Deliverables Summary — Microsoft Purview Health Check

Everything included in this solution, and what each piece is for.

## Documentation

| Document | Purpose |
| --- | --- |
| Solution Overview (01-solution-overview.md) | What the health check delivers, the three domains (Policy / Coverage / Roles), the Healthy→At Risk→Gap rubric, the assessment model, and the read-only-plus-one-safe-fix boundary. |
| Requirements (02-requirements.md) | Health-check-specific prerequisites — read access to the in-scope surfaces, the S&C PowerShell / Exchange Online / Graph toolchain, the in-scope workload map and intended capability baseline (the yardsticks), the role-review/insider-risk privacy boundary, domain owners, change control for the audit-log fix, and stakeholder routing for determinations. |
| Implementation (03-implementation.md) | Ordered steps: run the read-only inventory + coverage/role review, score the rubric, build the Remediation Register, produce the scorecard, plan remediation -WhatIf (commit only the audit-log re-enable), route everything else to its owning capability, re-score, and make it recurring — with pass/fail gates and rollback. |
| Testing & Validation (05-testing.md) | Ten pass/fail gates from read access and inventory completeness through per-domain scoring, the audit-log determination, the privacy boundary, register completeness, and the post-remediation re-score. |
| Troubleshooting (06-troubleshooting.md) | The common health-check failure modes (surface unreadable / false Gap, cmdlet not available, audit-log status ambiguous, coverage mis-mapped, role read incomplete, licensing vs drift confusion) and how to resolve them. |
| Best Practices (07-best-practices.md) | Score against intent, read-only first, "stuck in test" is drift, coverage is where risk hides, audit log is foundational, least privilege as a metric, respect privacy, severity+owner, defer determinations, make it recurring, verify against tenant. |
| Executive Summary (executive-summary.md) | One-page business framing for decision-makers. |

## PowerShell tools (5)

All tools are read-only or `-WhatIf` by default, authenticate interactively (no credentials in code), and use Security & Compliance PowerShell (Connect-IPPSSession), Exchange Online (Connect-ExchangeOnline), and/or Microsoft Graph (Connect-MgGraph). The health check reads and scores; the one direct write (re-enabling the unified audit log) is gated behind -Commit.

| Script | Type | What it does |
| --- | --- | --- |
| OPSHEALTH-Discovery.ps1 | Read-only | Estate inventory: enumerates DLP policies (with Mode), sensitivity labels + label policies, retention/lifecycle policies + retention labels, unified-audit-log status (via Exchange Online), insider-risk policy presence + privacy posture (posture only), and compliance role groups. Changes nothing — the raw material for scoring. |
| OPSHEALTH-ScopeCheck.ps1 | Read-only | Coverage + least-privilege role review (the scope/health helper): maps each DLP/retention/label policy to the workloads it reaches (Exchange / SharePoint / OneDrive / Teams / endpoints) against the in-scope map, and reviews role groups for Global Admin sprawl, single-member (SPOF), empty groups, and over-membership. |
| OPSHEALTH-Validate.ps1 | Read-only | Validation checker: reports each check as a pass/fail line aligned to 05-testing.md — policy enabled/healthy/not-stuck, audit log on, coverage matches intent, role review clean — for scoring and for the post-remediation re-score. |
| OPSHEALTH-Remediate.ps1 | -WhatIf default | Remediation-plan generator: prints the prioritized plan (finding → severity → owning capability → recommended action) and changes nothing by default. Its only commit path, -EnableUnifiedAuditLog -Commit, performs the single safe, reversible fix — re-enabling the unified audit log; all other fixes are routed to their owning capability solution to be piloted there. |
| OPSHEALTH-Report.ps1 | Read-only | Health scorecard rollup: summarizes per-domain Healthy / At Risk / Gap counts and the overall health rating, and exports the Remediation Register to CSV for a leadership rollup and as the baseline for the next run. |

## Named artifacts (verbatim — used across docs, scripts, and tests)

Domains: Policy health (P), Coverage (C), Roles (R)

Rating scale: Healthy → At Risk → Gap, rolling up to an overall health rating

Remediation Register fields: **Finding · Domain · Rating · Severity (High/Medium/Low) · Owner ·

Owning capability · Recommended action**

The one direct fix: re-enable the unified audit log (-EnableUnifiedAuditLog -Commit), safe

and reversible; everything else is planned and routed to its owning capability

## What this solution deliberately does NOT do

It does not enable, enforce, publish, or change **DLP, sensitivity labels, retention/records, or

insider-risk configuration — those are high-impact and belong to the owning capability solution,   piloted in simulation/test/report-only** first. The health check finds and prioritizes; it does not   flip.

It does not make records, retention-schedule, legal-hold, or regulatory determinations — those

are compliance/records/privacy/legal's, and such findings are marked "determination required".

It does not expose insider-risk / communication-compliance case contents or any person's

identity — it reports posture only on those surfaces.

It does not invent portal paths or cmdlets — where a surface is portal-only or plan-gated, the

tools say so and defer to "verify against your licensing/tenant."

Its only direct write is the reversible unified-audit-log re-enable, gated behind -Commit.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## OPSHEALTH-Discovery.ps1

Purpose: Connects to Security & Compliance PowerShell (and Exchange Online for the unified-audit-log status) and inventories the Microsoft Purview estate so the HEALTH CHECK can score it. It reports DLP policies with their Mode, sensitivity labels and label policies, retention/data-lifecycle policies and retention labels, the unified-audit-log status, insider-risk policy PRESENCE and privacy posture (posture only — never case contents), and compliance role groups. Read-only — it changes nothing. This is the raw material the scoring in 03-implementation.md works from. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\OPSHEALTH-Discovery.ps1 powershell -ExecutionPolicy Bypass -File .\OPSHEALTH-Discovery.ps1 -CsvPath .\opshealth-inventory.csv

How to run: powershell -ExecutionPolicy Bypass -File .\OPSHEALTH-Discovery.ps1 powershell -ExecutionPolicy Bypass -File .\OPSHEALTH-Discovery.ps1 -CsvPath .\opshealth-inventory.csv

## OPSHEALTH-Remediate.ps1

Purpose: Generates the remediation plan for the health check and changes NOTHING by default. It prints the prioritized plan (finding -> severity -> owning capability -> recommended action) from a Remediation-Register CSV (or a live re-scan), and routes DLP / label / retention / insider-risk fixes to their OWNING capability solution (piloted in simulation/test there). Its ONLY commit path, -EnableUnifiedAuditLog -Commit, performs the single safe, reversible direct fix — re-enabling the unified audit log via Exchange Online. It never enables/enforces DLP, labels, retention, or IRM. HOW TO RUN Plan only (default):     powershell -ExecutionPolicy Bypass -File .\OPSHEALTH-Remediate.ps1 -WhatIf From a register CSV:     .\OPSHEALTH-Remediate.ps1 -RegisterCsv .\opshealth-register.csv -WhatIf Commit the one safe fix: .\OPSHEALTH-Remediate.ps1 -EnableUnifiedAuditLog -Commit Prereqs: ExchangeOnlineManagement; MFA-capable admin. -Commit needs R7 change-control sign-off. EXAMPLE .\OPSHEALTH-Remediate.ps1 -WhatIf EXPECTED RESULTS The prioritized plan (WhatIf) with changes = none; with -EnableUnifiedAuditLog -Commit the unified audit log reads enabled after propagation (the only direct write). All other items are routed to their owning capability solution — never flipped on here. .NOTES White-label. -WhatIf by default; only -Commit writes, and only the audit-log re-enable. No credentials in code. > [CmdletBinding()] param( [string] $RegisterCsv, [switch] $EnableUnifiedAuditLog, [switch] $Commit, [switch] $WhatIf )

How to run: Plan only (default):     powershell -ExecutionPolicy Bypass -File .\OPSHEALTH-Remediate.ps1 -WhatIf From a register CSV:     .\OPSHEALTH-Remediate.ps1 -RegisterCsv .\opshealth-register.csv -WhatIf Commit the one safe fix: .\OPSHEALTH-Remediate.ps1 -EnableUnifiedAuditLog -Commit Prereqs: ExchangeOnlineManagement; MFA-capable admin. -Commit needs R7 change-control sign-off. EXAMPLE .\OPSHEALTH-Remediate.ps1 -WhatIf EXPECTED RESULTS The prioritized plan (WhatIf) with changes = none; with -EnableUnifiedAuditLog -Commit the unified audit log reads enabled after propagation (the only direct write). All other items are routed to their owning capability solution — never flipped on here. .NOTES White-label. -WhatIf by default; only -Commit writes, and only the audit-log re-enable. No credentials in code. > [CmdletBinding()] param( [string] $RegisterCsv, [switch] $EnableUnifiedAuditLog, [switch] $Commit, [switch] $WhatIf )

## OPSHEALTH-Report.ps1

Purpose: Produces the leadership rollup for the health check: per-domain (Policy P / Coverage C / Roles R) Healthy / At Risk / Gap counts and an overall HEALTH RATING, and exports the Remediation Register to CSV as the baseline for the next run. It reads the scored register (a CSV you built from the Discovery + ScopeCheck findings). Read-only — it summarizes and exports, it changes nothing. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\OPSHEALTH-Report.ps1 -RegisterCsv .\opshealth-register.csv powershell -ExecutionPolicy Bypass -File .\OPSHEALTH-Report.ps1 -RegisterCsv .\in.csv -OutCsv .\opshealth-scorecard.csv The register CSV columns: Finding, Domain (P/C/R), Rating (Healthy/At Risk/Gap), Severity, Owner, 'Owning capability', 'Recommended action'. EXPECTED RESULTS A per-domain Healthy/At Risk/Gap table, the overall health rating, and (with -OutCsv) the register written out for circulation. PASS = the rollup reconciles with the portal (the portal is authoritative) and every non-Healthy row has an owner and severity. .NOTES White-label. Read-only. No credentials in code. The portal is authoritative — reconcile before issuing. > [CmdletBinding()] param( [Parameter(Mandatory=$true)][string] $RegisterCsv, [string] $OutCsv )

How to run: powershell -ExecutionPolicy Bypass -File .\OPSHEALTH-Report.ps1 -RegisterCsv .\opshealth-register.csv powershell -ExecutionPolicy Bypass -File .\OPSHEALTH-Report.ps1 -RegisterCsv .\in.csv -OutCsv .\opshealth-scorecard.csv The register CSV columns: Finding, Domain (P/C/R), Rating (Healthy/At Risk/Gap), Severity, Owner, 'Owning capability', 'Recommended action'. EXPECTED RESULTS A per-domain Healthy/At Risk/Gap table, the overall health rating, and (with -OutCsv) the register written out for circulation. PASS = the rollup reconciles with the portal (the portal is authoritative) and every non-Healthy row has an owner and severity. .NOTES White-label. Read-only. No credentials in code. The portal is authoritative — reconcile before issuing. > [CmdletBinding()] param( [Parameter(Mandatory=$true)][string] $RegisterCsv, [string] $OutCsv )

## OPSHEALTH-ScopeCheck.ps1

Purpose: The scope/health helper for the health check. Reads each DLP / retention / label policy and maps which WORKLOADS it actually reaches (Exchange / SharePoint / OneDrive / Teams / endpoints) so the Coverage (C) domain can be scored against the in-scope map (R3), and runs the least-privilege ROLE review (R) — compliance role-group membership plus, via Microsoft Graph, Global Admin count, single-member (SPOF) and empty role groups. Read-only — changes nothing. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\OPSHEALTH-ScopeCheck.ps1 powershell -ExecutionPolicy Bypass -File .\OPSHEALTH-ScopeCheck.ps1 -CsvPath .\opshealth-coverage.csv

How to run: powershell -ExecutionPolicy Bypass -File .\OPSHEALTH-ScopeCheck.ps1 powershell -ExecutionPolicy Bypass -File .\OPSHEALTH-ScopeCheck.ps1 -CsvPath .\opshealth-coverage.csv

## OPSHEALTH-Validate.ps1

Purpose: Emits one PASS/FAIL line per health-check criterion so the estate can be scored and, after remediation, re-scored. It checks: at least one intended DLP/retention/label policy is enabled and not stuck in test; the unified audit log is on; and the compliance role review is clean (no empty/SPOF role groups). Read-only — changes nothing. Use it for the initial score and for the Gate 10 post-remediation re-score. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\OPSHEALTH-Validate.ps1 Prereqs: ExchangeOnlineManagement (Connect-IPPSSession + Connect-ExchangeOnline), MFA-capable read admin. Verify capability availability against your licensing/tenant. EXPECTED RESULTS A list of PASS/FAIL lines and an overall pass count. PASS overall = no intended policy missing/ disabled/stuck, audit log on, role review clean. Any FAIL is a Remediation-Register row. Exit code 0 when all pass, 1 when any fail (for pipeline use). .NOTES White-label. Read-only. Security & Compliance PowerShell / Exchange Online. No credentials in code. > [CmdletBinding()] param()

How to run: powershell -ExecutionPolicy Bypass -File .\OPSHEALTH-Validate.ps1 Prereqs: ExchangeOnlineManagement (Connect-IPPSSession + Connect-ExchangeOnline), MFA-capable read admin. Verify capability availability against your licensing/tenant. EXPECTED RESULTS A list of PASS/FAIL lines and an overall pass count. PASS overall = no intended policy missing/ disabled/stuck, audit log on, role review clean. Any FAIL is a Remediation-Register row. Exit code 0 when all pass, 1 when any fail (for pipeline use). .NOTES White-label. Read-only. Security & Compliance PowerShell / Exchange Online. No credentials in code. > [CmdletBinding()] param()