Microsoft Purview ISO 27001 Compliance Program

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Microsoft Purview ISO 27001 Compliance Program

## The problem

ISO/IEC 27001 certification depends on controls that are implemented, operated, and evidenced. A large share of the standard's technical controls — data classification, data leakage prevention, logging and monitoring, cryptography, information deletion, access restriction — already run inside the organization's Microsoft 365 tenant, but they are typically unmapped to Annex A, unconfigured to policy, and unable to produce the evidence an auditor asks for. The result is a compliance gap discovered late, a scramble for evidence, and data-security exposure in the meantime.

## The solution

Stand up an ISO 27001-aligned Microsoft Purview program: take the in-scope Annex A controls from the Statement of Applicability, map each to the Purview capability that satisfies or evidences it, use Compliance Manager's ISO/IEC 27001 assessment template as the scoring-and-evidence spine, and configure the supporting technical controls — sensitivity labels, DLP, retention/disposition, unified audit, encryption. Every high-impact control is built and proven in SIMULATION/TEST first (zero user impact), validated against pass/fail gates, then enforced to a pilot ring, then expanded. The result: mapped controls, configured to policy, backed by audit-ready evidence with owner, date, and proof.

## What it delivers

A signed-off Annex A → Purview control map — the right capability for each in-scope control, with

partial coverage and out-of-Purview controls called out honestly.

The Compliance Manager ISO assessment stood up with an owned, dated **improvement-action / evidence

plan and least-privilege role separation** (segregation of duties).

The supporting technical controls — classification labels (A.5.12/5.13), data-leakage DLP (A.8.12),

retention/disposition (A.8.10/5.33), logging/monitoring (A.8.15/8.16), cryptography (A.8.24) — each   piloted in simulation/test, validated, and enforced.

A complete evidence register and coverage report — every mapped control with owner, date, and test

status, gaps flagged.

Five PowerShell tools (posture discovery, control-config helper, evidence collector, coverage

report, scope helper) — read-only or -WhatIf by default, no credentials in code.

## Business outcomes

Audit-readiness — the technical controls ISO 27001 expects are configured and continuously

evidenced, so the audit is a review, not a fire drill.

Reduced data-security risk — classification, data-leakage prevention, retention, and monitoring are

live controls, not paper ones.

Minimal disruption — simulate/test-first plus ring-based rollout means controls go live without

breaking the business, and any control reverts to simulation instantly.

Self-guided at a fraction of consulting cost — the same method a specialist would use, documented

and tooled to run in-house.

## Boundaries (so scope is clear)

This program delivers the configured technical controls and the evidence — it is not certification. The ISMS scope, the risk assessment and treatment plan, the Statement of Applicability (which Annex A controls apply), the management-system clauses (4–10), retention schedules / records file plans, and the certification-body Stage 1 / Stage 2 audit are ISMS, risk, compliance, records, legal, and certification-body determinations, captured alongside the delivered evidence. Purview covers the technical subset of Annex A — organizational, people, and physical controls are outside this program. Premium content and advanced controls are licensing-gated (E5 / E5 Compliance — verify your tenant).

# 1. Solution Overview — Microsoft Purview ISO 27001 Compliance Program

## What this solution is

ISO/IEC 27001 is the international standard for an Information Security Management System (ISMS). Certification against it requires that a defined set of controls — the standard's clauses plus the Annex A control set — are selected, implemented, operated, and evidenced. A large portion of the controls an organization already runs Microsoft 365 for are technical — data classification, data leakage prevention, logging and monitoring, cryptography, information deletion, access restriction — and Microsoft Purview is where those controls are configured and where the evidence lives.

This solution is a repeatable, deploy-it-today way to stand up an ISO 27001-aligned Purview program: map the in-scope Annex A controls to the Purview capabilities that satisfy them, use Compliance Manager's ISO/IEC 27001 assessment template as the scoring and evidence spine, configure the supporting technical controls (sensitivity labels, DLP, retention/disposition, unified audit, encryption), pilot every high-impact policy in simulation/test first, validate the technical evidence against pass/fail gates, and expand to enforcement with a maintenance cadence. It uses only the Microsoft Purview portal, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph — no third-party GRC tooling.

Certification determinations are deferred. This solution delivers the technical control configuration and the evidence that an ISO 27001 audit consumes. It does not make the certification determinations: the scope of the ISMS, the risk assessment and risk treatment plan, the Statement of Applicability (SoA) — which Annex A controls are applicable and why — the management-system clauses (Clause 4–10: context, leadership, planning, support, operation, performance evaluation, improvement), and the Stage 1 / Stage 2 certification-body audit are ISMS, compliance, risk, and certification-body determinations. The solution provides the configured control and the proof; it does not decide applicability, adequacy, or certification.

## Why ISO 27001 maps onto Purview (and where it doesn't)

ISO/IEC 27001:2022 restructured Annex A into 93 controls across four themes — Organizational (37), People (8), Physical (14), and Technological (34). This solution addresses the subset that is technically satisfiable in Microsoft 365 / Purview and provides the evidence for it. The organizational, people, and physical controls (policies, HR screening, awareness, physical security, supplier management) are out of Purview's scope — they are governance and operational matters this solution explicitly defers to the ISMS. Where a Purview control provides only *partial* evidence for an Annex A control, this solution says so; it never claims a control is "met" — that is the auditor's determination.

Representative Annex A (2022) technological/organizational controls this program provides evidence for (verify applicability against your SoA — the mapping is a starting point, not a determination):

| Annex A (2022) control | Purview capability that provides evidence |
| --- | --- |
| A.5.12 Classification of information · A.5.13 Labelling of information | Sensitivity labels + label policy |
| A.8.12 Data leakage prevention | DLP policies (email, SharePoint, OneDrive, Teams, endpoint) |
| A.8.10 Information deletion · A.5.33 Protection of records | Retention & disposition (data lifecycle / records management) |
| A.8.15 Logging · A.8.16 Monitoring activities | Unified audit log (Audit Standard/Premium) |
| A.8.24 Use of cryptography · A.5.14 Information transfer | Encryption / Message encryption, label-applied encryption |
| A.8.11 Data masking | Label/DLP-driven protection where applicable (verify) |
| A.5.34 Privacy & protection of PII | PII SITs + DLP + retention (evidence only; determinations deferred) |
| A.5.15 / A.8.3 Access control / Information access restriction | Label-applied access + Conditional Access signals (evidence) |
| A.5.7 Threat intelligence · A.6.8 reporting / A.8.16 monitoring | Insider Risk / audit signals (HR-sensitive — privacy-by-design, deferred outcomes) |

The authoritative control set and applicability are your SoA's, produced by the ISMS/risk function. This table is the technical mapping the program configures and evidences.

## How it works

Baseline (Assess). Capture the current posture: whether unified audit logging is on, what

DLP / labels / retention already exist and in what mode, the licensing that gates the ISO    template and advanced controls, and Compliance Manager's current score on the included Data    Protection Baseline. Delivered read-only scripts produce this.

Design the control map (Design). With the ISMS/risk stakeholders, take the **in-scope Annex A

controls from the SoA** and map each to the Purview capability that satisfies it — the    ISO27001 Control Map – AnnexA-to-Purview register. Applicability is the SoA's determination.

Stand up the assessment spine (Configure). In Compliance Manager, create the **ISO/IEC 27001

assessment from its premium template (licensing-gated — verify entitlement), and build the    improvement-action / evidence plan** (ISO27001 Action Plan – Evidence): each action owned, dated,    status-tracked, with evidence attached.

Configure the supporting technical controls (Configure — pilot in simulation/test). Build the

sensitivity-label scheme (A.5.12/5.13), DLP policies for data leakage (A.8.12), and    retention/disposition for records/deletion (A.8.10/5.33) — each piloted in    simulation/test/disabled mode first, then validated, then enforced. Confirm unified audit    (A.8.15/8.16) and cryptography/message encryption (A.8.24) evidence.

Validate the evidence (Pilot → Validate). Confirm the technical state behind each mapped

control matches what the assessment claims, collect it into the ISO27001 Evidence – Register, and    set test status/date — piloting any high-impact change in simulation/test first.

Report and expand (Validate → Expand). Roll up control coverage, evidence, and the score posture

(ISO27001 Control Map + evidence register); then move piloted policies to enforcement, add remaining    in-scope controls, and stand up the maintenance/continual-improvement cadence (re-test,    re-evidence, review owners, watch template/standard updates) that ISO's Clause 10 expects.

## What you can control

Which Annex A controls (from your SoA) the program configures and evidences in Purview.

The control-to-capability mapping and the evidence register — owners, dates, status, proof.

The sensitivity-label scheme, DLP policies, and retention/disposition that back the technical

controls — and, per the house model, whether each is in simulation/test or enforced.

The pilot scope validated first (a pilot ring / a single assessment) before tenant-wide expansion.

The Compliance Manager role separation (administrators / assessors / contributors / readers) that

makes the access record auditable.

## Limitations (be honest with buyers)

This is not certification. The program produces configured controls and audit-ready evidence;

it does not perform the risk assessment, write the SoA/risk-treatment plan, satisfy the   management-system clauses (4–10), or conduct the certification-body Stage 1/2 audit. Those are   ISMS/risk/certification-body determinations — deferred.

Purview covers a subset of Annex A. Organizational, people, and physical controls are largely

outside Purview and outside this solution; where Purview evidence is only partial, the program   says so rather than claiming the control is met.

Premium content and advanced controls are licensing-gated. The **ISO/IEC 27001 Compliance Manager

template is a premium template (typically Microsoft 365 E5 / E5 Compliance or the Compliance   Manager Premium Assessment Add-On), and advanced DLP/auto-labeling/Audit Premium are E5 / E5   Compliance. Some capabilities are preview and portal paths evolve — the program verifies   licensing/tenant**, never assumes.

Compliance Manager is portal-driven. It has no broad public PowerShell/Graph API to create

assessments or set action status programmatically; the delivered scripts assess readiness, roles, and   the technical evidence behind controls — they do not replace the portal.

Insider Risk / Communication Compliance are HR/privacy-sensitive. Where used for A.5.7/A.6.8/A.8.16

evidence, apply privacy-by-design, pseudonymization where applicable, and strict role separation —   case outcomes are HR/legal determinations, deferred.

No secrets in automation. The scripts use interactive modern-auth sign-in; they never embed

credentials.

## Naming convention (used in every doc and script)

Every artifact this solution creates or tracks is named ISO27001 <Purpose> – <Scope> – <Stage> and reused verbatim across the docs, scripts, and the Purview portal. The standard set:

| Artifact | Name |
| --- | --- |
| ISO 27001 assessment (pilot) | ISO27001 Assessment – Baseline – Pilot |
| ISO 27001 assessment (production) | ISO27001 Assessment – Annex A – Production |
| Annex A → Purview control map | ISO27001 Control Map – AnnexA-to-Purview |
| Improvement-action / evidence plan | ISO27001 Action Plan – Evidence |
| Sensitivity-label scheme (A.5.12/5.13) | ISO27001 Label – Classification – Pilot |
| DLP policy — data leakage (A.8.12) | ISO27001 DLP – Data Leakage – Simulation |
| Retention / disposition (A.8.10/5.33) | ISO27001 Retention – Records – Simulation |
| Audit / logging evidence (A.8.15/8.16) | ISO27001 Audit – Logging – Evidence |
| Evidence register | ISO27001 Evidence – Register |
| Pilot user ring | ISO27001 Pilot Ring – Stage1 |
| Role-separation evidence snapshot | ISO27001 Roles – Separation Evidence |

## The standard deployment model

Assess the posture and licensing → Design the Annex A → Purview control map from the SoA → Configure the assessment spine and the supporting technical controls in simulation/test → Pilot (simulate/test → validate → enforce to a ring) → Validate the evidence behind each mapped control against pass/fail gates → Expand to enforcement, the full in-scope control set, and the continual-improvement cadence. Every high-impact change is piloted in simulation/test first, with a documented rollback. Certification, applicability, and adequacy determinations are deferred to the ISMS/risk/compliance/certification-body functions at every step.

# 2. Requirements — Microsoft Purview ISO 27001 Compliance Program

These are the solution-specific prerequisites for standing up an ISO 27001-aligned Purview program. They build on — and do not repeat — the six shared prerequisites in global-requirements-purview.md (tenant + compliance licensing, least-privilege Purview roles, S&C PowerShell + Graph toolchain, in-scope data sources, compliance/records/privacy/legal stakeholders, and a pilot scope + change control). Verify each item below before starting the Implementation Guide.

For every requirement: Description (what it is), Why required, How to verify, How to implement if missing.

__________________________________________________

## 2.1 Licensing sufficient for the ISO template and the supporting controls

Description: The ISO/IEC 27001 assessment template in Compliance Manager is a **premium

template, and the technical controls that back Annex A (advanced/endpoint DLP, automatic labeling,   Audit Premium, insider risk) are advanced capabilities — typically Microsoft 365 E5 or the   E5 Compliance add-on, or the Compliance Manager Premium Assessment Add-On** for additional   premium assessments. Extends GR-#1.

Why required: Without the entitlement, the ISO template will not be available to create the

assessment, and advanced controls (endpoint DLP, auto-labeling, Audit Premium) that provide key   evidence will not function. The number of premium assessments available depends on licensing/seat   count.

How to verify: In the Microsoft 365 admin center confirm the subscription/add-ons; in

Purview → Compliance Manager → Assessment templates confirm the ISO/IEC 27001 template is   listed and selectable. Flag "verify your licensing/tenant" — availability evolves.

How to implement if missing: Acquire/assign E5 / E5 Compliance (or the premium-assessment add-on)

before creating the ISO assessment; scope the initial program to controls your plan covers.

## 2.2 The ISMS scope, risk assessment, and Statement of Applicability (from the ISMS/risk function)

Description: The defined ISMS scope, the risk assessment / risk-treatment plan, and the

Statement of Applicability (SoA) that lists which Annex A controls are applicable and why —   produced by the organization's ISMS/risk/compliance function, not by this solution.

Why required: The program configures and evidences the in-scope, applicable controls. Without

the SoA there is no authoritative list of which Annex A controls to map — and applicability is a   determination, not a technical default.

How to verify: Confirm a current, approved SoA and risk-treatment plan exist and name the

applicable Annex A controls and their owners.

How to implement if missing: Engage the ISMS/risk function to produce the SoA and risk treatment

before the control-mapping phase. This is deferred to them; the program does not author it.

## 2.3 Compliance Manager roles with separation of duties

Description: The Compliance Manager role groups assigned least-privilege — **Compliance

Manager Administrators (program owners), Compliance Manager Assessors (create assessments, edit   test status), Compliance Manager Contributors (edit improvement actions), Compliance Manager   Readers (auditors/oversight, read-only). Global/Compliance Administrator only where genuinely   required. Extends GR-#2. Verify exact role/role-group names in your tenant — Purview role naming   evolves.**

Why required: ISO 27001 values segregation of duties (A.5.3); Compliance Manager enforces

fine-grained role groups, and separating administrators from contributors from read-only auditors is   itself an auditable access control.

How to verify: Purview → Settings → Roles & scopes → Permissions (or Microsoft Purview roles)

— confirm membership of each Compliance Manager role group.

How to implement if missing: Assign the least-privilege role groups under change control; separate

program administrators, action contributors, and read-only auditors.

## 2.4 Roles for the supporting technical controls

Description: The least-privilege Purview roles to configure the supporting controls the program

evidences: Information Protection (sensitivity labels), DLP Compliance Management / Compliance   Data Administrator (DLP), Records Management / Retention Management (retention/disposition), and   Audit roles (unified audit / Audit Premium). Extends GR-#2.

Why required: Each technical control is configured in its own Purview area under its own role;

without the matching role the control cannot be built or its evidence collected.

How to verify: Confirm the account(s) that will run the Implementation Guide hold the roles for

labels, DLP, retention, and audit.

How to implement if missing: Assign the least-privilege role groups per control area; separate

authors from reviewers where possible.

## 2.5 Unified audit logging enabled (the evidence backbone)

Description: Unified audit logging turned on for the tenant (Audit Standard; Audit Premium

where longer retention / higher-value events are needed) — the source of the logging and monitoring   evidence (A.8.15 Logging, A.8.16 Monitoring activities) and the trail behind DLP/label/retention   activity.

Why required: A large share of ISO 27001 technical evidence — who did what, when, to which data —

comes from the audit log. Labels, DLP, and retention activity, and the delivered evidence/report   scripts, all depend on it.

How to verify: Confirm audit logging is on (e.g. `Get-AdminAuditLogConfig |

Select UnifiedAuditLogIngestionEnabled`, or the Purview Audit page). The Discovery script reports   this.

How to implement if missing: Enable unified audit logging and confirm ingestion before relying

on any logging/monitoring evidence — audit data only accrues from the time it is enabled.

## 2.6 A classification intent and in-scope data (for labels, DLP, and retention)

Description: A documented view of the information categories in scope for classification

(A.5.12/5.13), the data-leakage channels DLP must cover (A.8.12), and the records/retention   requirements (A.8.10 Information deletion, A.5.33 Protection of records) — mapped to the SITs,   labels, and retention settings that implement them. Extends GR-#4.

Why required: The label scheme, DLP policies, and retention/disposition all key off the

classification intent and the in-scope data; without it, the technical controls are guesswork.

How to verify: Confirm the classification scheme, the DLP-covered locations, and the

records/retention requirements with the data owners and records function.

How to implement if missing: Define the classification intent and in-scope data with stakeholders;

the retention *schedule* and records *file plan* are records/legal determinations — deferred — you   configure the settings they specify.

## 2.7 A pilot scope, simulation/test mode, and change control

Description: A named pilot ring (ISO27001 Pilot Ring – Stage1) and the agreement that each

high-impact control — DLP, sensitivity labels, retention/disposition — is built in   simulation/test/disabled mode first, with a change-control window to move to enforcement.   Extends GR-#6.

Why required: Labels, DLP, and retention are high-impact; enforcing without a simulation/test

baseline and a limited ring is how these controls disrupt the business. The house model mandates   simulate/test first, then a ring, then expand.

How to verify: Confirm the pilot ring membership, that simulation/test mode is selected on each new

policy, and the approval path to enforce.

How to implement if missing: Define the ring and agree change control before enabling any

enforcement.

## 2.8 An evidence owner, register, and retention approach

Description: A named owner for the ISO27001 Evidence – Register and a decision on **where

evidence lives and how long it is kept** — improvement-action evidence in Compliance Manager, plus the   exported technical evidence (audit extracts, policy/label/retention configuration snapshots, test   results) the delivered scripts produce.

Why required: ISO 27001 audits consume evidence with owner, date, and proof. A control without

a retained evidence trail is not defensible; someone must own collecting, storing, and refreshing it.

How to verify: Confirm the evidence owner, the storage location, and the evidence-retention

approach.

How to implement if missing: Assign the owner and agree the storage/retention before the validation

phase generates evidence.

__________________________________________________

### Requirements summary

| # | Requirement | Gate |
| --- | --- | --- |
| GR 1–6 | Category prerequisites (global-requirements-purview.md) | Tenant/licensing, roles, toolchain, scope, stakeholders, pilot + change control |
| 2.1 | Licensing for ISO template + advanced controls (E5 / E5 Compliance; verify) | ISO template + advanced controls available |
| 2.2 | ISMS scope, risk assessment, SoA (from ISMS/risk) | Applicable Annex A controls defined (determination deferred) |
| 2.3 | Compliance Manager roles with separation | Auditable, least-privilege program access |
| 2.4 | Roles for labels / DLP / retention / audit | Supporting controls configurable |
| 2.5 | Unified audit logging enabled | Logging/monitoring evidence backbone present |
| 2.6 | Classification intent + in-scope data | Labels/DLP/retention key off correct scope |
| 2.7 | Pilot ring + simulation/test + change control | Simulate/test-first enforced |
| 2.8 | Evidence owner + register + retention | Evidence is owned, stored, defensible |

Deferred to the ISMS / risk / compliance / records / legal / certification-body functions: the ISMS scope, the risk assessment and treatment plan, the Statement of Applicability (which Annex A controls apply), the management-system clauses (4–10), retention schedules / records file plans, and the certification determination itself. This solution provides the technical control configuration and the evidence, not those determinations.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — Microsoft Purview ISO 27001 Compliance Program

This is the exact, ordered procedure to stand up an ISO 27001-aligned Purview program: map the in-scope Annex A controls to Purview capabilities, stand up the Compliance Manager assessment spine, configure the supporting technical controls in simulation/test first, validate the evidence, then enforce and expand. Portal paths and cmdlets are from Microsoft's public documentation; licensing-/plan-dependent features and evolving portal paths are flagged "verify your licensing/tenant" and are never asserted for your tenant. Do the phases in order. Each phase names its artifacts (from the Overview naming table), states a pass/fail gate, and gives a rollback.

Automation. The five delivered PowerShell tools run through Security & Compliance PowerShell (Connect-IPPSSession) and Microsoft Graph. They are read-only or -WhatIf by default; writes require an explicit -Commit switch and never leave a policy in enforce. No credentials are stored in code. Compliance Manager itself has no broad public API — assessments, improvement actions, and evidence upload are done in the portal; the scripts assess readiness, roles, and technical evidence.

Determinations deferred. The SoA (which Annex A controls apply), the risk treatment, the retention schedule / records file plan, the management-system clauses (4–10), and the certification itself are ISMS / risk / records / legal / certification-body decisions. This guide configures and proves the technical controls and produces the evidence; capture those determinations from the responsible functions before each phase that depends on them.

__________________________________________________

## Phase 0 — Connect and baseline (Assess)

Connect the toolchain (GR-#3). On the admin workstation:

Install-Module ExchangeOnlineManagement -Scope CurrentUser -Force   # provides Connect-IPPSSession
   Connect-IPPSSession -UserPrincipalName admin@contoso.com            # Security & Compliance PowerShell
   Connect-MgGraph -Scopes 'Organization.Read.All','Policy.Read.All','InformationProtectionPolicy.Read' -NoWelcome

Run the posture assessment (delivered script #1, read-only):

.\ISO27001-Discovery.ps1 -CsvPath .\ISO27001-Posture.csv

It reports whether unified audit logging is on, existing DLP / label / retention objects and    their mode (simulation/test vs enforce vs disabled), and licensing signals that gate the ISO    template and advanced controls.

Confirm licensing (Req 2.1) — E5 / E5 Compliance (or the premium-assessment add-on) so the

ISO/IEC 27001 template is available in Compliance Manager and advanced DLP/labeling/Audit Premium    function. Verify in the admin center and in Compliance Manager → Assessment templates.

Capture the Compliance Manager baseline. In Purview → Compliance Manager, record the current

Compliance Score on the included Data Protection Baseline as the starting posture.

Pass/fail gate: you have a written baseline (audit state, existing controls + modes, licensing confirmed, ISO template visible, current score). Rollback: none (read-only).

__________________________________________________

## Phase 1 — Map the in-scope Annex A controls to Purview (Design)

Do not decide applicability — take it from the SoA (Req 2.2). Map only the in-scope, applicable Annex A controls that Purview can satisfy or evidence.

Build the control map ISO27001 Control Map – AnnexA-to-Purview. For each in-scope Annex A control

from the SoA, record: the control ID/title, the Purview capability that satisfies/evidences it,    whether the evidence is full or partial, the owner, and the evidence type. Use the    Overview mapping table as the starting point (A.5.12/5.13 → labels; A.8.12 → DLP; A.8.10/5.33 →    retention; A.8.15/8.16 → audit; A.8.24/5.14 → encryption). Flag controls Purview does not cover    (organizational/people/physical) as out of scope for this program.

Confirm the classification intent, DLP channels, and records requirements (Req 2.6) that the

technical controls will implement — the label scheme, the DLP-covered locations, and the    retention/disposition settings. *The retention schedule and records file plan are    records/legal determinations — you configure what they specify.*

Pass/fail gate: every in-scope, applicable Annex A control maps to a named Purview capability (or is explicitly marked out-of-Purview), with an owner and evidence type; the map is signed off by the ISMS function. Rollback: none (design artifact).

__________________________________________________

## Phase 2 — Stand up the Compliance Manager assessment spine (Configure — guardrails)

Assign Compliance Manager roles with separation (Req 2.3). In **Purview → Settings → Roles &

scopes, populate Compliance Manager Administrators / Assessors / Contributors / Readers    least-privilege; snapshot the membership as `ISO27001 Roles – Separation Evidence`. Verify the exact    role-group names in your tenant.**

Create the ISO assessment. In Compliance Manager → Assessments → Add assessment, select the

ISO/IEC 27001 premium template (verify it is available — Req 2.1) and create    ISO27001 Assessment – Baseline – Pilot (start with one assessment to pilot the workflow), then, once    proven, ISO27001 Assessment – Annex A – Production.

Build the improvement-action / evidence plan ISO27001 Action Plan – Evidence. For each

improvement action tied to an in-scope control, assign an owner, a target date, an    implementation status, and a test status, and note the evidence it will carry. Where a    Compliance Manager action maps to a technical control you will configure in Phases 3–4, link them.

Enable automatic testing where available. Compliance Manager can auto-test eligible actions

from Microsoft 365 signals — enable it so technical actions self-update. Availability is     plan/action-dependent — verify.

Pass/fail gate: the ISO assessment exists, roles are separated and snapshotted, and every in-scope control has an owned, dated improvement action with a defined evidence type. Rollback: remove the pilot assessment / action-plan entries (no tenant configuration changed by Compliance Manager).

__________________________________________________

## Phase 3 — Configure the supporting technical controls in SIMULATION/TEST (Configure — no user impact)

Build each high-impact control in simulation/test/disabled mode first. These provide the evidence for the mapped Annex A controls.

**Sensitivity-label scheme (A.5.12 Classification, A.5.13 Labelling) — `ISO27001 Label –

Classification – Pilot`.     Portal: Information Protection → Labels — create the label taxonomy the classification scheme     requires (e.g. *Public / Internal / Confidential / Highly Confidential*), with protection     (encryption/marking) where A.8.24 requires. Publish via a label policy scoped to the pilot     ring only, without** making labeling mandatory initially. Verify auto-labeling availability     against your plan.

DLP policy for data leakage (A.8.12) — `ISO27001 DLP – Data Leakage – Simulation`.

Portal: Data loss prevention → Policies → Create policy → locations (Exchange, SharePoint,     OneDrive, Teams, and Devices if endpoint DLP is licensed/onboarded) → conditions on the relevant     SITs/labels → Policy mode: Run the policy in simulation mode. Do not enforce yet.

**Retention & disposition (A.8.10 Information deletion, A.5.33 Protection of records) — `ISO27001

Retention – Records – Simulation`.     Portal: Data lifecycle management (retention policies) and Records management (retention     labels / disposition) — configure the retention/deletion the records requirements specify, applied to     a pilot scope first, with disposition review** where records must be reviewed before deletion.     *The retention schedule/file plan is a records/legal determination — configure what it specifies.*

Confirm cryptography and information-transfer evidence (A.8.24, A.5.14). Confirm

encryption/message encryption state (e.g. label-applied encryption, Purview Message Encryption for     email) — this is largely a configuration/evidence confirmation, not a high-impact toggle.

Confirm logging/monitoring evidence (A.8.15/8.16). Confirm unified audit (Req 2.5) is on and

capturing label/DLP/retention activity — the ISO27001 Audit – Logging – Evidence source.

Verify the configuration with the config helper (delivered script #2, -WhatIf by default):

.\ISO27001-Config.ps1 -Control DLP -PolicyName 'ISO27001 DLP – Data Leakage – Simulation' -WhatIf

Run with -Commit only to apply an intended change; the script never leaves a policy in enforce.

Pass/fail gate: labels published to the pilot ring, DLP in simulation, retention applied to the pilot scope, and audit/encryption evidence confirmed — script #1/#2 report each policy in a simulation/test/disabled mode, correctly scoped. Rollback: unpublish the label policy, delete the simulation DLP policy, and remove the pilot retention policy — simulation/test scopes have no broad user impact, so removal is clean.

__________________________________________________

## Phase 4 — Validate the evidence and enforce in a pilot ring (Pilot → Validate)

Collect the technical evidence (delivered script #3, read-only) into the evidence register:

.\ISO27001-ControlEvidence.ps1 -ControlMap .\ISO27001-ControlMap.csv -CsvPath .\ISO27001-Evidence.csv

It confirms, per mapped control, the technical state (audit enabled; DLP policies + mode; labels +     label policy; retention policies; and, via Graph, licensing/Conditional-Access signals) and produces     ISO27001 Evidence – Register.

Validate against the pass/fail gates (see Testing) — each mapped control's technical state matches

what the assessment claims; attach the evidence to the Compliance Manager improvement action and set     test status/date.

Enforce the piloted controls for the ring. Move ISO27001 DLP – Data Leakage – Simulation to

enforce (policy tips + allow-override) for ISO27001 Pilot Ring – Stage1; make the label policy     mandatory for the ring where the scheme requires it; confirm the pilot retention/disposition     behaves as specified. Confirm enforcement is ring-only (script #1 reports mode + scope).

Scope helper (delivered script #5, -WhatIf by default) to confirm/adjust the pilot ring:

.\ISO27001-Set-Scope.ps1 -PolicyName 'ISO27001 DLP – Data Leakage – Simulation' -RingGroup 'ISO27001 Pilot Ring – Stage1' -WhatIf

Pass/fail gate: every in-scope control has collected evidence in the register with owner/date/test status; the piloted controls are enforced for the ring only and behave as designed; nothing enforced outside the ring. Rollback: set any enforced policy back to simulation/test (single setting) and revert the label policy to non-mandatory — immediate, non-destructive.

__________________________________________________

## Phase 5 — Expand, report, and operate (Expand → Continual improvement)

Expand enforcement from the ring to the full intended population once the pilot gate passes,

keeping documented exclusions; add the remaining in-scope Annex A controls and their assessments     (ISO27001 Assessment – Annex A – Production).

Report control coverage and score posture (delivered script #4, read-only):

.\ISO27001-Report.ps1 -ControlMap .\ISO27001-ControlMap.csv -CsvPath .\ISO27001-Coverage.csv

It rolls up mapped-control coverage, evidence gaps (controls with no collected evidence), and the     logging/monitoring evidence pull — the audit-ready coverage view.

Operationalize the continual-improvement cadence (ISO Clause 10). Schedule re-testing and

re-evidencing of controls, review improvement-action owners and overdue actions, refresh the evidence     register, and watch for assessment-template / standard updates (e.g. ISO revisions). Re-tune DLP     false positives and label/retention scope as data and behavior drift.

Validate end-to-end with the delivered testing procedure (next section) and record the pass/fail

evidence for the program record.

Pass/fail gate: enforcement live across the intended scope; every in-scope control mapped, configured, evidenced (owner/date/test status), and rolled up in the coverage report; the maintenance cadence is running. Rollback: any policy can be returned to simulation/test at any time as an immediate, non-destructive safety switch; individual controls can be disabled without affecting others.

__________________________________________________

## Order-of-operations summary

| Phase | Do | Artifact(s) | Gate | Rollback |
| --- | --- | --- | --- | --- |
| 0 Assess | Connect, baseline, confirm licensing/audit, capture score | Posture CSV | Baseline + ISO template confirmed | n/a (read-only) |
| 1 Design | Map in-scope Annex A (from SoA) → Purview | Control map | Every applicable control mapped/owned | n/a (design) |
| 2 Configure spine | Roles (separation), ISO assessment, action/evidence plan | Assessment, action plan, roles snapshot | Assessment + owned actions exist | Remove pilot assessment |
| 3 Configure controls | Labels/DLP/retention in simulation/test; confirm audit/crypto | Label/DLP/retention pilot objects | All in sim/test, correct scope | Unpublish/delete pilot objects |
| 4 Validate/Pilot | Collect evidence, enforce to ring | Evidence register, pilot ring | Evidence complete; ring-only enforce | Back to simulation/test |
| 5 Expand/Operate | Broaden scope, report coverage, run cadence | Coverage report, production assessment | Full-scope enforce, coverage evidenced | Simulation/test / disable |

# 5. Testing & Validation — Microsoft Purview ISO 27001 Compliance Program

Validate the program against explicit pass/fail gates. The three headline gates for this solution are: (A) every in-scope Annex A control maps to a configured Purview control, (B) each mapped control carries collected evidence (owner, date, test status), and (C) the high-impact controls behave as designed and were piloted in simulation/test first. Run every functional test with non-real, clearly-fake sample data (e.g. the Microsoft-documented test credit-card number 4111 1111 1111 1111) — never real customer/employee data — and record the evidence.

These tests prove the technical controls work and are evidenced. They do not determine certification, applicability, or adequacy — those are ISMS / risk / compliance / certification-body sign-offs, captured alongside the evidence below.

__________________________________________________

## Test A — Control mapping & coverage (nothing in-scope is unmapped)

| # | Test | Steps | Pass condition |
| --- | --- | --- | --- |
| A1 | Every SoA control mapped | Cross-check ISO27001 Control Map – AnnexA-to-Purview against the in-scope controls in the SoA. | Every applicable Annex A control is mapped to a Purview capability or explicitly marked out-of-Purview with a reason. |
| A2 | Mapping is real, not asserted | For each mapped control, confirm the named Purview object exists (ISO27001-Discovery.ps1 / ISO27001-ControlEvidence.ps1). | Each mapped capability resolves to an actual configured object (label, DLP policy, retention policy, audit state). |
| A3 | Partial-evidence controls flagged | Review controls where Purview provides only partial evidence. | Partial coverage is labelled "partial" in the map — never claimed as fully met. |
| A4 | Out-of-scope controls excluded cleanly | Confirm organizational/people/physical Annex A controls are marked out-of-Purview. | No out-of-Purview control is falsely mapped to a Purview capability. |

Gate A (pass): the control map accounts for every in-scope Annex A control — mapped, partial, or out-of-Purview — with each mapped capability confirmed to exist.

__________________________________________________

## Test B — Evidence collection (each control is defensible)

| # | Test | Steps | Pass condition |
| --- | --- | --- | --- |
| B1 | Evidence register complete | Run ISO27001-ControlEvidence.ps1 -ControlMap ... -CsvPath ... and review the register. | Every mapped control has a row with technical state, owner, date, and test status; evidence gaps are listed. |
| B2 | Audit/logging evidence present | Confirm unified audit is on and capturing label/DLP/retention activity (A.8.15/8.16). | Audit ingestion enabled; ISO27001-Report.ps1 returns relevant activity events. |
| B3 | Improvement-action evidence attached | In Compliance Manager, spot-check improvement actions tied to configured controls. | The action carries implementation status, test status/date, and attached evidence. |
| B4 | Coverage roll-up | Run ISO27001-Report.ps1 -ControlMap ... -CsvPath .... | The coverage report shows mapped-control coverage and flags any control with no collected evidence. |

Gate B (pass): the evidence register and coverage report show every in-scope mapped control with collected evidence and no unexplained gap.

__________________________________________________

## Test C — Technical control behaviour & simulate-first discipline

| # | Test | Steps | Pass condition |
| --- | --- | --- | --- |
| C1 | Classification/labelling works (A.5.12/5.13) | In the pilot ring, apply the label scheme to a test document; where the label applies encryption, confirm it. | Label applies and (if configured) protection/encryption is enforced on the item. |
| C2 | Data leakage prevented (A.8.12) | With DLP enforced for the ring, attempt to send/share fake-SIT content externally. | Action is blocked/tipped per policy; a DLP event is logged. Below-threshold content is correctly not matched. |
| C3 | Retention/deletion behaves (A.8.10/5.33) | Apply the pilot retention/label to test content; verify retention holds and disposition/deletion behaves as specified (disposition review where required). | Content is retained for the configured period and disposition/deletion follows the specified rule. |
| C4 | Cryptography evidence (A.8.24/5.14) | Confirm label-applied encryption / message encryption on a test transfer. | Protected content is encrypted in transit/at rest per configuration. |
| C5 | Simulate/test first | Confirm each high-impact control (DLP, labels, retention) ran in simulation/test/pilot before enforcement. | Evidence shows a simulation/test stage preceded enforcement for every high-impact control. |

Gate C (pass): each configured technical control behaves as designed for the pilot ring, and each was piloted in simulation/test before enforcement.

__________________________________________________

## Simulate-first & rollback validation

| # | Test | Pass condition |
| --- | --- | --- |
| S1 | Nothing enforced outside the ring | Users/devices outside ISO27001 Pilot Ring – Stage1 experience no blocking/mandatory labelling during pilot. |
| S2 | Instant rollback | Setting any enforced DLP/retention policy back to simulation/test (and the label policy to non-mandatory) immediately removes enforcement with no data change. |
| S3 | Scripts are safe-by-default | ISO27001-Config.ps1 / ISO27001-Set-Scope.ps1 run without -Commit make no change (-WhatIf output only); Discovery / ControlEvidence / Report are read-only. |

__________________________________________________

## Evidence to capture (for the deliverable record)

Baseline posture CSV (Phase 0), licensing confirmation, and the current Compliance Score.

The signed-off ISO27001 Control Map – AnnexA-to-Purview (Gate A).

The ISO27001 Evidence – Register and the coverage report, with gaps listed (Gate B).

Screenshots/logs of the technical-control tests (C1–C4) and confirmation each was piloted in

simulation/test (C5/S1/S2).

The ISO27001 Roles – Separation Evidence snapshot (segregation of duties, A.5.3).

Determination boundary. These tests prove the controls are configured, working, and evidenced. Whether the ISMS scope, the SoA, the risk treatment, and the evidence satisfy ISO 27001 for certification is an ISMS / risk / compliance / certification-body determination, captured alongside the evidence above.

# 6. Troubleshooting — Microsoft Purview ISO 27001 Compliance Program

Symptom-first fixes for the failures you actually hit standing up an ISO 27001-aligned Purview program. Most problems are one of: the ISO template not available, a control that maps but has no evidence, a technical control not behaving, missing audit/logging evidence, or a script that seems to change nothing.

__________________________________________________

## Compliance Manager / assessment

The ISO/IEC 27001 assessment template isn't available to create the assessment.

Licensing: the ISO template is a premium template — it requires E5 / E5 Compliance or the

Compliance Manager Premium Assessment Add-On, and the number of premium assessments depends on   licensing/seat count. Confirm in the M365 admin center and Compliance Manager → Assessment   templates (Req 2.1). Run ISO27001-Discovery.ps1 for the licensing signal, then verify in the   portal — do not assume.

Role: you need a Compliance Manager Administrator / Assessor role to create assessments (Req 2.3).

I can't set improvement-action status or create assessments from PowerShell.

Expected. Compliance Manager has no broad public PowerShell/Graph API — assessments,

improvement actions, and evidence upload are portal-only. The delivered scripts assess readiness,   roles, and the technical evidence behind actions; they do not replace the portal.

Automatic testing isn't updating an action's status.

Only eligible improvement actions auto-test from Microsoft 365 signals; others require manual

implementation/test and uploaded evidence. Availability is plan/action-dependent — verify, and set   those actions manually.

## Control mapping

I don't know which Annex A controls to map.

The applicable controls come from the Statement of Applicability (Req 2.2), produced by the

ISMS/risk function — not from Purview. Do not infer applicability from what Purview does; get the   SoA first. Applicability is a determination, deferred.

A control maps to Purview but Purview only partly covers it.

Mark it "partial" in ISO27001 Control Map – AnnexA-to-Purview and note what the residual evidence

source is (an organizational/manual control). Never claim a partially-covered control is fully met — that   is the auditor's call.

An organizational / people / physical Annex A control has no Purview capability.

Correct — those are outside Purview and outside this program. Mark them out-of-Purview; that is

clean scope discipline, not a gap.

## Evidence collection

`ISO27001-ControlEvidence.ps1` reports a control as `Collected = No`.

That is an evidence gap to close. Common causes: the underlying object doesn't exist yet (build it

in Phase 3), the account lacks the role to read it (labels/DLP/retention/audit — Req 2.4), or Graph   isn't connected for the licensing/Conditional-Access signal (Connect-MgGraph -Scopes   Organization.Read.All, Policy.Read.All).

The evidence register looks stale.

It reflects the live technical state at run time — re-run it on the **continual-improvement

cadence (Best Practices). Attach the fresh export to the matching Compliance Manager improvement   action and update test status/date**.

## Technical controls not behaving

A DLP policy matches nothing / doesn't block.

Confirm the policy's mode — a simulation policy evaluates and logs but does not block

(that's expected during pilot); a disabled policy does nothing. Check with ISO27001-Discovery.ps1   (Mode column). To block, enforce it for the pilot ring (Implementation Phase 4).

Check instance count/confidence on the rule and that the test identity/location is in scope and

not excluded. New/changed DLP policies take time to propagate (up to ~1 hour, longer for some   locations) — wait before concluding it's broken.

Sensitivity labels aren't appearing for users.

Confirm the label is published in a label policy scoped to those users (Get-LabelPolicy), and

allow for publish latency. During pilot the policy is scoped to the ring only — users outside the   ring correctly see nothing.

Retention/disposition isn't behaving as specified.

Confirm the retention policy is enabled and scoped to the test content, and allow for **provisioning

latency. Remember the retention duration/action reflects the records schedule** (a records/legal   determination) — if the behaviour is "wrong," confirm it against the schedule, not against an assumption.

## Audit / logging evidence

No logging/monitoring evidence (A.8.15/8.16) is being collected.

Confirm unified audit logging is ON (`Get-AdminAuditLogConfig | Select

UnifiedAuditLogIngestionEnabled`, or the Purview Audit page — Req 2.5). Audit data only accrues from   when it is enabled — a late enablement is a permanent gap for the prior period.

ISO27001-Report.ps1 returns nothing → widen -Days (freshly configured controls need **dwell

time), confirm audit logging is on, and confirm your account has the audit/View-Only** role.

## Scripts / tooling

A script seems to make no change.

By design. ISO27001-Config.ps1 and ISO27001-Set-Scope.ps1 are `-WhatIf` by default — writes

require -Commit. Discovery / ControlEvidence / Report are read-only. Re-run with -Commit to   apply an intended write.

ISO27001-Config.ps1 refuses to touch a policy that is already enforcing and never sets enforce

— moving a control to enforcement is a deliberate portal step after the pilot gate.

`Connect-IPPSSession` or a cmdlet fails.

Ensure the ExchangeOnlineManagement module is installed/updated and you're using a **modern-auth /

MFA-capable admin. A missing role** (Compliance/DLP/Records/Audit) surfaces as "cmdlet not   recognized" or access denied — assign the least-privilege role for that control area (Req 2.4).

__________________________________________________

### Fast triage table

| Symptom | First check |
| --- | --- |
| ISO template unavailable | Licensing (E5 / E5 Compliance / premium add-on) + Compliance Manager role |
| Can't script assessments | Expected — Compliance Manager is portal-only; scripts do evidence, not assessments |
| Don't know what to map | Get the SoA from the ISMS/risk function — applicability is deferred |
| Control partly covered | Mark "partial"; never claim fully met |
| Evidence Collected = No | Object missing, role missing, or Graph not connected |
| DLP matches nothing / no block | Mode (sim/disabled), instance count/confidence, scope, propagation time |
| Labels not appearing | Published in a label policy? scoped to those users? publish latency |
| No audit evidence | Unified audit ON? enabled late = gap; dwell time; audit role |
| Script changes nothing | -WhatIf default — pass -Commit; Config never enforces |
| Cmdlet/connect fails | Module updated, modern auth, correct least-privilege role |

# 7. Best Practices — Microsoft Purview ISO 27001 Compliance Program

Field-tested practices for running an ISO 27001-aligned Purview program so the controls stay configured, the evidence stays current, and the audit is defensible. These complement the Implementation and Testing guides.

## Let the SoA drive the map — never the other way around

Map only the in-scope, applicable Annex A controls from the Statement of Applicability. Do not

reverse-engineer applicability from what Purview happens to do — applicability is the ISMS/risk   function's determination, and mapping controls that aren't in scope wastes effort and confuses auditors.

Be explicit about what Purview does *not* cover — organizational, people, and physical controls

live outside this program. Marking them out-of-Purview is itself good evidence of scope discipline.

Where Purview provides only partial evidence for a control, say "partial" — an auditor trusts a

program that is honest about its boundaries far more than one that claims everything is met.

## Simulate/test before you enforce — always

Never switch a new or materially changed DLP, sensitivity-label, or retention control straight

to enforce. Run DLP in simulation, publish labels non-mandatory to a pilot ring, and apply   retention to a pilot scope first — long enough to see real behaviour before expanding.

Treat simulation/test/non-mandatory as your permanent safety switch: any enforced control reverts in

one setting with no data change — this is your rollback.

Roll DLP and label enforcement out audit/tip-first, then escalate to block/mandatory one

control/category at a time, re-validating after each.

## Evidence is the product — automate its collection

ISO auditors want evidence with an owner, a date, and proof. Run the delivered

ISO27001-ControlEvidence.ps1 on a recurring cadence so the register reflects the live technical   state, not a one-time snapshot.

Attach the exported evidence to the matching Compliance Manager improvement action and set **test

status/date** — keep the assessment and the technical reality in lockstep.

Enable automatic testing in Compliance Manager for eligible actions so technical controls

self-update from Microsoft 365 signals — fewer manual re-checks, fresher evidence. Availability is   plan/action-dependent — verify.

Turn on unified audit logging early (Audit Premium where longer retention is needed). Audit data

only accrues from the moment it is enabled — a late enablement is a permanent evidence gap for that   period.

## Segregation of duties (A.5.3) — build it into roles

Assign Compliance Manager Administrators / Assessors / Contributors / Readers least-privilege, and

separate program administrators from action contributors from read-only auditors. The role   separation is itself an auditable control — snapshot it (ISO27001 Roles – Separation Evidence).

Do the same for the supporting controls: separate label/DLP/retention authors from reviewers

where possible, and give oversight/audit read-only access.

## Classification, DLP, and retention hygiene

Keep the label taxonomy small and meaningful (e.g. Public / Internal / Confidential / Highly

Confidential) — a sprawling scheme users can't reason about undermines A.5.12/5.13.

Reuse built-in SITs for DLP where they fit; tune confidence and instance counts so the data-leakage

control (A.8.12) is low-noise — false positives erode trust in every control.

Configure retention/disposition to the records requirements — but remember the **schedule and file

plan are records/legal determinations; use disposition review** where records must be reviewed   before deletion (A.5.33 / A.8.10).

## Insider Risk / Communication Compliance — privacy by design

If you use insider-risk or communication-compliance signals as evidence for monitoring controls

(A.8.16 / A.6.8), apply privacy-by-design: pseudonymize where the capability supports it, restrict   access with strict role separation, and treat case outcomes as HR/legal determinations — the   program provides the technical signal, not the verdict.

## Operate as a continual-improvement program (Clause 10)

ISO 27001 is a management system, not a one-time build. Run a recurring cadence: re-test and

re-evidence controls, review overdue improvement actions and owners, refresh the coverage report, and   re-tune DLP/labels/retention as data and behaviour drift.

Watch for standard/template updates — Annex A and the Compliance Manager ISO template evolve;

re-map when they change.

Keep a change log of every simulate→enforce transition and every control change, with the ISMS/

compliance sign-off attached.

## Stay inside the boundary

Verify licensing/tenant before relying on any premium template, endpoint/advanced DLP,

auto-labeling, or Audit Premium capability — plans and portal paths evolve; don't assume a feature is   present.

Purview provides configured controls and evidence — not the risk assessment, the SoA, the

management-system clauses, or the certification. Those are ISMS / risk / compliance /   certification-body determinations. Deliver the control and the proof; let them own the decision.

# 8. Deliverables Summary — Microsoft Purview ISO 27001 Compliance Program

What you receive in this solution, and what "done" looks like.

## Documentation

| Document | What it gives you |
| --- | --- |
| Solution Overview | The program model — mapping in-scope Annex A controls to Purview capabilities, the Compliance Manager assessment spine, the supporting technical controls (labels, DLP, retention, audit, encryption), and the Assess→Design→Configure→Pilot(simulate/test)→Validate→Expand journey; naming convention and the Annex A→Purview mapping table. |
| Requirements Guide | Solution-specific prerequisites (licensing for the ISO template + advanced controls, the SoA/risk inputs from the ISMS function, Compliance Manager role separation, roles for labels/DLP/retention/audit, unified audit enabled, classification intent, pilot ring, evidence owner) each with verify/implement steps, on top of the six category prerequisites. |
| Implementation Guide | The exact ordered phases: baseline → map Annex A (from SoA) → stand up the assessment spine → configure technical controls in simulation/test → validate evidence and enforce to a pilot ring → expand and operate; each phase named, gated, and with a rollback. |
| Testing & Validation | Pass/fail gates for the three headline outcomes — controls mapped (A), evidence collected (B), technical controls behave and were piloted (C) — plus simulate-first and rollback checks, all with fake test data. |
| Troubleshooting Guide | The common failure modes (ISO template missing, no evidence collected, controls not behaving, audit gaps, no alerts) and how to resolve them. |
| Best Practices | SoA-driven mapping, simulate-first discipline, evidence automation, segregation of duties, classification/DLP/retention hygiene, privacy-by-design for insider-risk signals, and continual improvement. |
| Executive Summary | One-page business framing for approvers. |

## PowerShell tools (5) — Security & Compliance PowerShell / Graph

All tools are read-only or `-WhatIf` by default; writes require an explicit -Commit and never leave a policy in enforce. No credentials are stored in code. They connect via Connect-IPPSSession and/or Connect-MgGraph. Compliance Manager has no broad public API — the scripts assess readiness, roles, and the technical evidence behind controls; they do not create assessments (that is done in the portal).

| # | Script | Role | Default safety |
| --- | --- | --- | --- |
| 1 | ISO27001-Discovery.ps1 | Posture + control-coverage assessment: unified-audit state, existing DLP/label/retention objects and their mode, and licensing signals that gate the ISO template and advanced controls. | Read-only |
| 2 | ISO27001-Config.ps1 | Supporting-control configuration helper: creates/updates a DLP/retention control in simulation/test mode and reports the intended change. | -WhatIf (writes need -Commit; never leaves a policy in enforce) |
| 3 | ISO27001-ControlEvidence.ps1 | Evidence collector: for each mapped Annex A control, confirms the technical state (audit, DLP+mode, labels, retention, licensing/CA signals) and builds the evidence register. | Read-only |
| 4 | ISO27001-Report.ps1 | Control-coverage + evidence-gap report and logging/monitoring evidence pull from the unified audit log. | Read-only |
| 5 | ISO27001-Set-Scope.ps1 | Scope helper: reports and (with -Commit) adjusts a policy's included/excluded users/groups (e.g. the pilot ring). | -WhatIf (writes need -Commit) |

## Definition of done

Every in-scope, applicable Annex A control (from the SoA) mapped to a Purview capability — or marked

out-of-Purview — in ISO27001 Control Map – AnnexA-to-Purview, signed off by the ISMS function.

The ISO/IEC 27001 assessment stood up in Compliance Manager with an owned, dated improvement-action

/ evidence plan and role separation snapshotted.

The supporting technical controls (labels, DLP, retention/disposition) configured and **proven in

simulation/test, then enforced to the pilot ring; unified audit and encryption** evidence   confirmed.

The evidence register and coverage report complete — every mapped control with owner, date, test

status, and no unexplained gap.

Simulate-first, ring-only enforcement, and safe-by-default scripts verified; change log and ISMS/

compliance sign-offs captured; the continual-improvement cadence running.

Boundary: the solution delivers the configured technical controls and the audit-ready evidence. The ISMS scope, the risk assessment and treatment, the Statement of Applicability (which Annex A controls apply), the management-system clauses (4–10), retention schedules / records file plans, and the certification determination are ISMS / risk / compliance / records / legal / certification-body determinations, captured alongside the delivered evidence.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## ISO27001-Config.ps1

Purpose: Creates or updates a supporting technical control that backs an ISO 27001 Annex A control — a DLP policy (A.8.12 data leakage) or a retention policy (A.8.10 information deletion / A.5.33 records) — and always in a SAFE, NON-ENFORCING mode: DLP is created/left in simulation (TestWithoutNotifications), retention is created/left in test mode where supported. Read-only by default (prints the intended change under -WhatIf); a write requires the explicit -Commit switch. The script NEVER sets a policy to enforce (Mode=Enable) — moving to enforcement is a deliberate portal action after the pilot passes. HOW TO RUN Preview (default, no change): powershell -ExecutionPolicy Bypass -File .\ISO27001-Config.ps1 -Control DLP -PolicyName 'ISO27001 DLP - Data Leakage - Simulation' -WhatIf Apply the simulation-mode policy (explicit write): powershell -ExecutionPolicy Bypass -File .\ISO27001-Config.ps1 -Control DLP -PolicyName 'ISO27001 DLP - Data Leakage - Simulation' -Commit Requires Security & Compliance PowerShell (Connect-IPPSSession). EXPECTED RESULTS Under -WhatIf: the intended create/update and the mode it would set (always simulation/test). Under -Commit: the policy exists in simulation/test mode. PASS signal: Get-DlpCompliancePolicy / Get-RetentionCompliancePolicy shows the policy in a Test*/disabled mode, never Enable. .NOTES Purview — ISO 27001 Compliance Program. Safe-by-default; -Commit required to write; never enforces. > [CmdletBinding(SupportsShouldProcess = $true)] param( [Parameter(Mandatory = $true)][ValidateSet('DLP','Retention')][string]$Control, [Parameter(Mandatory = $true)][string]$PolicyName, [switch]$Commit, [switch]$WhatIf, [string]$UserPrincipalName )

How to run: Preview (default, no change): powershell -ExecutionPolicy Bypass -File .\ISO27001-Config.ps1 -Control DLP -PolicyName 'ISO27001 DLP - Data Leakage - Simulation' -WhatIf Apply the simulation-mode policy (explicit write): powershell -ExecutionPolicy Bypass -File .\ISO27001-Config.ps1 -Control DLP -PolicyName 'ISO27001 DLP - Data Leakage - Simulation' -Commit Requires Security & Compliance PowerShell (Connect-IPPSSession). EXPECTED RESULTS Under -WhatIf: the intended create/update and the mode it would set (always simulation/test). Under -Commit: the policy exists in simulation/test mode. PASS signal: Get-DlpCompliancePolicy / Get-RetentionCompliancePolicy shows the policy in a Test*/disabled mode, never Enable. .NOTES Purview — ISO 27001 Compliance Program. Safe-by-default; -Commit required to write; never enforces. > [CmdletBinding(SupportsShouldProcess = $true)] param( [Parameter(Mandatory = $true)][ValidateSet('DLP','Retention')][string]$Control, [Parameter(Mandatory = $true)][string]$PolicyName, [switch]$Commit, [switch]$WhatIf, [string]$UserPrincipalName )

## ISO27001-ControlEvidence.ps1

Purpose: For each mapped ISO 27001 Annex A control, confirms the underlying Purview technical state and writes an evidence-register row (control, capability, state, owner, date). It checks: unified audit logging (A.8.15/8.16), sensitivity labels + label policies (A.5.12/5.13), DLP policies and their mode (A.8.12), retention policies (A.8.10/5.33), and — via Microsoft Graph — the licensing signal and Conditional Access policy count (access-control evidence). Read-only — queries only. Optionally reads a control-map CSV (Control,Capability,Owner) to align rows to your SoA mapping. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\ISO27001-ControlEvidence.ps1 -ControlMap .\ISO27001-ControlMap.csv -CsvPath .\ISO27001-Evidence.csv Requires Security & Compliance PowerShell (Connect-IPPSSession); optional Connect-MgGraph for licensing / Conditional Access signals (-Scopes Organization.Read.All, Policy.Read.All). EXPECTED RESULTS A console evidence table and a CSV register with, per control, the confirmed technical state and a Collected (Yes/No) flag. PASS gate: every mapped control has Collected=Yes; controls with Collected=No are the evidence gaps to close. Nothing is changed. .NOTES Purview — ISO 27001 Compliance Program. Read-only evidence collection. No changes made. > [CmdletBinding()] param( [string]$ControlMap, [string]$CsvPath, [string]$UserPrincipalName )

How to run: powershell -ExecutionPolicy Bypass -File .\ISO27001-ControlEvidence.ps1 -ControlMap .\ISO27001-ControlMap.csv -CsvPath .\ISO27001-Evidence.csv Requires Security & Compliance PowerShell (Connect-IPPSSession); optional Connect-MgGraph for licensing / Conditional Access signals (-Scopes Organization.Read.All, Policy.Read.All). EXPECTED RESULTS A console evidence table and a CSV register with, per control, the confirmed technical state and a Collected (Yes/No) flag. PASS gate: every mapped control has Collected=Yes; controls with Collected=No are the evidence gaps to close. Nothing is changed. .NOTES Purview — ISO 27001 Compliance Program. Read-only evidence collection. No changes made. > [CmdletBinding()] param( [string]$ControlMap, [string]$CsvPath, [string]$UserPrincipalName )

## ISO27001-Discovery.ps1

Purpose: Builds the baseline for an ISO 27001-aligned Purview program: whether unified audit logging is ON (the logging/monitoring evidence backbone for A.8.15/A.8.16), the existing sensitivity labels, DLP policies and their MODE (enforce vs simulation/test vs disabled), and retention policies present in the tenant, plus licensing signals (via Graph) that gate the ISO Compliance Manager template and advanced controls. Read-only — makes no changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\ISO27001-Discovery.ps1 -CsvPath .\ISO27001-Posture.csv Requires Security & Compliance PowerShell (Connect-IPPSSession via ExchangeOnlineManagement); optional Microsoft Graph (Connect-MgGraph) for the licensing signal. EXPECTED RESULTS A console summary of audit state, labels, DLP policies (Name/Mode), and retention policies, plus an optional CSV inventory. PASS signal: unified audit is enabled; high-impact policies you expect to be piloting report a simulation/test/disabled mode; anything already enforcing that you did not intend is flagged for review. Note: Compliance Manager assessments are portal-only and are not enumerated here. .NOTES Purview — ISO 27001 Compliance Program. Read-only baseline. No changes made. > [CmdletBinding()] param( [string]$CsvPath, [string]$UserPrincipalName )

How to run: powershell -ExecutionPolicy Bypass -File .\ISO27001-Discovery.ps1 -CsvPath .\ISO27001-Posture.csv Requires Security & Compliance PowerShell (Connect-IPPSSession via ExchangeOnlineManagement); optional Microsoft Graph (Connect-MgGraph) for the licensing signal. EXPECTED RESULTS A console summary of audit state, labels, DLP policies (Name/Mode), and retention policies, plus an optional CSV inventory. PASS signal: unified audit is enabled; high-impact policies you expect to be piloting report a simulation/test/disabled mode; anything already enforcing that you did not intend is flagged for review. Note: Compliance Manager assessments are portal-only and are not enumerated here. .NOTES Purview — ISO 27001 Compliance Program. Read-only baseline. No changes made. > [CmdletBinding()] param( [string]$CsvPath, [string]$UserPrincipalName )

## ISO27001-Report.ps1

Purpose: Produces the audit-ready coverage view for the ISO 27001 Purview program: rolls up mapped-control coverage from a control-map CSV (Control,Capability,Owner,Collected) if provided, and pulls logging/monitoring evidence (A.8.15/8.16) from the unified audit log for the DLP/label/retention record types over a time window. Read-only — queries Search-UnifiedAuditLog only; makes no changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\ISO27001-Report.ps1 -ControlMap .\ISO27001-ControlMap.csv -Days 30 -CsvPath .\ISO27001-Coverage.csv Requires Security & Compliance PowerShell (Connect-IPPSSession) and audit logging enabled. EXPECTED RESULTS A console coverage summary (controls mapped / evidenced / gaps) and a breakdown of compliance activity events by record type, plus an optional CSV. PASS gate: coverage report shows every in-scope control mapped and evidenced with no unexplained gap, and audit activity is present for the configured controls. .NOTES Purview — ISO 27001 Compliance Program. Read-only reporting from control map + unified audit log. > [CmdletBinding()] param( [string]$ControlMap, [int]$Days = 30, [string]$CsvPath, [string]$UserPrincipalName )

How to run: powershell -ExecutionPolicy Bypass -File .\ISO27001-Report.ps1 -ControlMap .\ISO27001-ControlMap.csv -Days 30 -CsvPath .\ISO27001-Coverage.csv Requires Security & Compliance PowerShell (Connect-IPPSSession) and audit logging enabled. EXPECTED RESULTS A console coverage summary (controls mapped / evidenced / gaps) and a breakdown of compliance activity events by record type, plus an optional CSV. PASS gate: coverage report shows every in-scope control mapped and evidenced with no unexplained gap, and audit activity is present for the configured controls. .NOTES Purview — ISO 27001 Compliance Program. Read-only reporting from control map + unified audit log. > [CmdletBinding()] param( [string]$ControlMap, [int]$Days = 30, [string]$CsvPath, [string]$UserPrincipalName )

## ISO27001-Set-Scope.ps1

Purpose: Reports a DLP policy's current included/excluded locations and, with the explicit -Commit switch, narrows a policy to the pilot ring (an included distribution group / mail-enabled security group) so enforcement is limited to Stage-1 pilot users before broad rollout. Read-only by default (-WhatIf prints the intended change). The script only NARROWS scope to the named ring; it never broadens scope tenant-wide and never changes a policy's enforcement mode. HOW TO RUN Preview current scope (default, no change): powershell -ExecutionPolicy Bypass -File .\ISO27001-Set-Scope.ps1 -PolicyName 'ISO27001 DLP - Data Leakage - Simulation' -WhatIf Restrict to the pilot ring (explicit write): powershell -ExecutionPolicy Bypass -File .\ISO27001-Set-Scope.ps1 -PolicyName 'ISO27001 DLP - Data Leakage - Simulation' -RingGroup 'ISO27001 Pilot Ring - Stage1' -Commit Requires Security & Compliance PowerShell (Connect-IPPSSession). EXPECTED RESULTS Under -WhatIf: the current scope and the intended pilot-ring restriction. Under -Commit: the policy's Exchange/SharePoint/OneDrive locations are scoped to the ring group. PASS signal: Get-DlpCompliancePolicy shows the *DistributionGroup / *AccountScope set to the ring only. .NOTES Purview — ISO 27001 Compliance Program. Safe-by-default; -Commit required to write; only narrows scope. > [CmdletBinding(SupportsShouldProcess = $true)] param( [Parameter(Mandatory = $true)][string]$PolicyName, [string]$RingGroup, [switch]$Commit, [switch]$WhatIf, [string]$UserPrincipalName )

How to run: Preview current scope (default, no change): powershell -ExecutionPolicy Bypass -File .\ISO27001-Set-Scope.ps1 -PolicyName 'ISO27001 DLP - Data Leakage - Simulation' -WhatIf Restrict to the pilot ring (explicit write): powershell -ExecutionPolicy Bypass -File .\ISO27001-Set-Scope.ps1 -PolicyName 'ISO27001 DLP - Data Leakage - Simulation' -RingGroup 'ISO27001 Pilot Ring - Stage1' -Commit Requires Security & Compliance PowerShell (Connect-IPPSSession). EXPECTED RESULTS Under -WhatIf: the current scope and the intended pilot-ring restriction. Under -Commit: the policy's Exchange/SharePoint/OneDrive locations are scoped to the ring group. PASS signal: Get-DlpCompliancePolicy shows the *DistributionGroup / *AccountScope set to the ring only. .NOTES Purview — ISO 27001 Compliance Program. Safe-by-default; -Commit required to write; only narrows scope. > [CmdletBinding(SupportsShouldProcess = $true)] param( [Parameter(Mandatory = $true)][string]$PolicyName, [string]$RingGroup, [switch]$Commit, [switch]$WhatIf, [string]$UserPrincipalName )