Purview Message Encryption (OME) Implementation — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Purview Message Encryption (OME) in Microsoft Purview

## The problem

Email is still the main way sensitive information leaves an organization — contracts, payroll, health and financial details, account numbers — and by default it leaves unprotected. Once a message reaches an external recipient it can be forwarded, printed, copied, and stored anywhere, with no control and no record. That is a compliance gap and a data-risk exposure at the same time: the information is out, and there is no way to restrict or account for what happens to it.

## The solution

This solution implements Purview Message Encryption — the current Office 365 Message Encryption (OME), built on Azure Rights Management — so that outbound email can be encrypted, branded, and usage-restricted, to any recipient, on any device:

Encrypt — the message is protected in transit and at rest; the recipient can read and reply.

Do Not Forward — the message is encrypted and the recipient **cannot forward, print, or

copy** it, for the most sensitive sends.

Your branding — the encryption experience carries your logo, colour, and text, so recipients

trust it rather than mistaking it for phishing.

Automatic, rule-driven — mail flow rules apply the right protection when a message matches a

condition (a keyword, a sensitivity label, an external recipient), so protection doesn't depend on a   user remembering.

## How it works

We follow a repeatable model — Assess → Design → Configure → Pilot → Validate → Expand — that enables the encryption foundation first (Azure RMS, proven healthy), sets the branding, then builds the mail flow rules in Audit mode scoped to a pilot group, where they match and log but do not yet encrypt. Only after sanctioned test sends prove the experience end to end — encrypted, branded, readable by internal and external recipients, and (for Do Not Forward) genuinely non-forwardable — do the rules move to Enforce, and scope widens deliberately.

The solution ships as self-guided documentation plus five PowerShell tools (Exchange Online / Security & Compliance PowerShell / Graph) that assess readiness and RMS health, configure branding and the rules (Audit-first), validate the wiring, and produce a leadership rollup — all read-only or `-WhatIf`/Audit-mode by default, with no credentials in code.

## Why it matters

Sensitive email is protected — encrypted and, where needed, non-forwardable, instead of leaving

in the clear.

Recipients trust it — a branded experience that reaches anyone, inside or outside the

organization.

Automatic and defensible — rule-driven encryption with an evidence trail (message trace),

piloted before it enforces, so nothing breaks silently.

A fraction of consulting cost — the same disciplined method a specialist would use, delivered as

a repeatable, tested runbook.

## Important boundaries

OME is licensing-dependent: Basic OME (via Azure Information Protection, included in common E3/E5 plans) provides encryption, the two templates, and a single default branding; custom branding templates, message revocation, and expiration require Advanced Message Encryption (Microsoft 365 E5 / E5 Compliance) — capability availability and exact portal paths/parameters should be verified against your licensing and tenant. Deciding what is sensitive — which mail must be encrypted and what triggers Do Not Forward — is a compliance, privacy, and legal determination for your organization; this solution provides the technical method, the pilot discipline, and the evidence, not the determination.

# Solution Overview — Purview Message Encryption (OME) in Microsoft Purview

## What this solution delivers

Email is still the way most sensitive information leaves an organization — a contract, a payroll file, a patient summary, a set of account numbers — and by default it leaves in the clear. Once a message crosses to an external recipient it can be forwarded, printed, copied, and retained anywhere, with no control and no evidence of who did what. That is a compliance gap and a data-risk exposure at the same time. Purview Message Encryption — the current, "new" Office 365 Message Encryption (OME), built on Azure Rights Management (Azure RMS) — closes it: outbound email can be encrypted, branded with your organization's look, and delivered with a usage restriction such as Do Not Forward (DNF) or Encrypt-only, to recipients inside or outside the tenant, on any device.

This solution walks a competent-but-novice administrator through a complete, repeatable OME deployment:

Turn on the encryption foundation — confirm/enable Azure RMS for the tenant

(Set-IRMConfiguration -AzureRMSLicensingEnabled $true) and prove it healthy with    Test-IRMConfiguration. No RMS, no OME.

Brand the encryption experience — configure the OME branding (the encryption portal /

wrapper email your recipients see) with your logo, colours, and text via Set-OMEConfiguration    (the default configuration), and — where licensing allows — a custom branding template via    New-OMEConfiguration for specific flows.

Make encryption happen automatically with rules — build mail flow (transport) rules that

apply the Encrypt or Do Not Forward protection template when a message matches a    condition (a keyword, a sensitivity label, an external recipient, a classification), piloted in    the rule's `Audit` mode and scoped to a pilot group first, so nothing encrypts in production    until you have proven the match.

Give users the manual controls too — the Encrypt and Do Not Forward options in Outlook

/ Outlook on the web, so a person can protect a one-off message deliberately.

Validate, then expand — prove the end-to-end path (message → rule match → encrypted, branded,

restricted delivery → recipient reads it) with sanctioned test sends, then widen scope and flip    the rules from Audit to Enforce deliberately.

Together these turn plaintext outbound email into encrypted, branded, usage-restricted email — configured, piloted, validated, and defensible.

## OME, the two templates, and where the pieces live — read this first

OME is built on Azure RMS. The "new" OME encrypts the message and controls what the recipient

can do with it (view, reply, forward). It is delivered through Exchange Online — so the   configuration cmdlets live in Exchange Online PowerShell (Connect-ExchangeOnline), not   Security & Compliance PowerShell. That is deliberate and correct for this capability; the scripts   here connect to Exchange Online (and, for label-driven encryption, Security & Compliance PowerShell).

The two built-in protection templates.

Encrypt — the message is encrypted; the recipient can read, reply, and forward (the

protection travels, but usage is not restricted). Good for "keep it confidential in transit and at     rest, but let them work with it."

`Do Not Forward` (DNF) — the message is encrypted and the recipient **cannot forward,

print, or copy** it. Good for the most sensitive one-to-one or one-to-few sends.

Encrypt-only is a lighter, forward-permitting option surfaced to users in Outlook.

Branding is a separate object. The OME configuration (Get/Set/New-OMEConfiguration)

controls the *look* of the encryption experience — the wrapper email text, the portal logo,   background colour, and disclaimer. The default configuration ("OME Configuration") brands every   OME send; custom branding templates (multiple, per-flow) require Advanced Message Encryption   (see licensing below).

Rules apply the templates. A mail flow (transport) rule with the action *Apply Office 365

Message Encryption and rights protection* (parameter ApplyRightsProtectionTemplate = Encrypt or   Do Not Forward, optionally with a custom branding template) is what makes encryption automatic   based on a condition. Rules have a Mode — Audit, AuditAndNotify, or Enforce —   which is our pilot lever: build in Audit first (the rule matches and logs but does not   encrypt), then flip to Enforce.

Determinations are the business's, not the tool's. *Which* messages must be encrypted, *what* classification triggers DNF, and *how long* protected mail may be readable are compliance/privacy/ legal determinations for your organization (see global-requirements-purview.md §5). This solution delivers the technical method, the pilot discipline, and the evidence — not the policy decision about what is sensitive.

## Basic OME vs Advanced Message Encryption — licensing shapes what you get

OME capability is licensing-dependent — verify against your tenant:

Basic OME (Azure RMS via Azure Information Protection, included in Microsoft 365 E3/E5,

Office 365 E3/E5, Microsoft 365 Business Premium, EMS E3/E5, AIP Plan 1): encryption, the Encrypt   and Do Not Forward templates, and a single default branding configuration.

Advanced Message Encryption (Microsoft 365 E5, Office 365 E5, Microsoft 365 E5 Compliance /

Information Protection & Governance): multiple custom branding templates, plus, for mail sent to   external recipients via the OME portal, message revocation (Set-OMEMessageRevocation) and   expiration.

Verify availability against your licensing/tenant. Custom branding templates, revocation, and expiration are Advanced features; if you only have Basic OME, plan on the default branding and the two templates, and treat revocation/expiration as "verify your licensing."

## The standard deployment model

Every step follows the same repeatable model, with an explicit pass/fail gate between phases:

Assess → Design → Configure → Pilot (Audit mode / pilot group) → Validate → Expand (Enforce).

Assess — confirm licensing (Basic vs Advanced OME), Exchange admin roles, that **Azure RMS is

enabled and healthy** (Test-IRMConfiguration), the in-scope trigger conditions, and   compliance/privacy sign-off on *what* gets encrypted.

Design — decide the branding, the rule conditions, the template per condition (Encrypt vs

Do Not Forward), the pilot scope, and name every object.

Configure — enable RMS, set the branding, then build the mail flow rules in `Audit` mode,

scoped to a pilot group.

Pilot — send sanctioned test mail; confirm the rules match (Audit logs / message trace)

without encrypting production mail.

Validate — run the pass/fail gates in 05-testing.md (RMS health, branding renders, template

applied, recipient experience, DNF actually blocks forwarding).

Expand — flip the rules from Audit to Enforce, then widen scope deliberately, re-running

the gates.

## What's in the box

This overview, a Requirements guide, an ordered Implementation guide, Testing (pass/fail

gates), Troubleshooting, Best Practices, and a Deliverables Summary + Executive   Summary.

Five PowerShell tools (Exchange Online PowerShell / Security & Compliance PowerShell / Graph):

a discovery/readiness assessment, a configuration/remediation helper for branding and the   mail flow rules (-WhatIf/Audit-first), a validation checker, an encryption reporting   rollup, and a scope/health helper — read-only or `-WhatIf` by default; no credentials in   code.

Sources: Microsoft Learn — *Message encryption* / *Office 365 Message Encryption*, *Set up new Office 365 Message Encryption capabilities*, *Add branding to encrypted messages* (Get/Set/New-OMEConfiguration), *Define mail flow rules to encrypt email messages* (ApplyRightsProtectionTemplate, rule Mode), *Manage Azure Information Protection / IRM for Exchange Online* (Set-IRMConfiguration, Test-IRMConfiguration), and *Advanced Message Encryption* (custom templates, revocation, expiration). OME is licensing-dependent (Basic OME via AIP; Advanced Message Encryption for custom branding / revocation / expiration) and the Purview/Exchange portals evolve — verify capability availability and exact paths/parameters against your licensing/tenant rather than assuming.

# Requirements — Purview Message Encryption (OME) in Microsoft Purview

Confirm every prerequisite below before you configure anything. Category-level prerequisites (tenant, compliance licensing model, least-privilege roles, S&C PowerShell / Graph toolchain, in-scope data sources, compliance/privacy/legal stakeholders, pilot scope + change control) are in global-requirements-purview.md — reference them; they are not repeated here. The items below are the ones specific to OME: the Azure RMS foundation, the Exchange Online administration surface, the branding object, the mail flow rules, and the licensing that separates Basic from Advanced message encryption.

Each requirement is written as Description · Why · Verify · Implement if missing.

Note the toolchain nuance. OME is delivered through Exchange Online, so its cmdlets (Set-IRMConfiguration, *-OMEConfiguration, *-TransportRule) live in Exchange Online PowerShell (Connect-ExchangeOnline), not Security & Compliance PowerShell. Label-driven encryption uses S&C PowerShell (Connect-IPPSSession). Both are in the ExchangeOnlineManagement module (global-requirements-purview.md §3).

__________________________________________________

## R1. Licensing for OME — Basic (AIP/Azure RMS) vs Advanced Message Encryption

Description: For Basic OME (encryption, the Encrypt and Do Not Forward templates, a single default branding), the Azure Information Protection / Azure RMS entitlement included in Microsoft 365 E3/E5, Office 365 E3/E5, Microsoft 365 Business Premium, EMS E3/E5, or AIP Plan 1, assigned to the senders whose mail will be encrypted. For Advanced Message Encryption (multiple custom branding templates, message revocation, and expiration for external recipients), Microsoft 365 E5 / Office 365 E5 / Microsoft 365 E5 Compliance (Information Protection & Governance). Why: OME rides on Azure RMS; the template and default branding are Basic, but custom branding / revocation / expiration are Advanced-only. Senders must be licensed for the protection to apply. Verify: Microsoft 365 admin center → Billing → Licenses — confirm the AIP/RMS entitlement and, for Advanced, the E5/E5 Compliance SKU. OME-Discovery.ps1 reports RMS enablement and flags whether custom-branding/revocation features are in play. Cross-check the *Microsoft Purview / Azure Information Protection service description* — verify against your licensing/tenant. Implement if missing: Acquire/assign the AIP/RMS entitlement for Basic OME; add E5/E5 Compliance where custom branding, revocation, or expiration are required. Do not design around Advanced features you are not licensed for.

## R2. Azure Rights Management (Azure RMS) enabled and healthy for the tenant

Description: Azure RMS activated for the tenant and enabled for Exchange Online IRM (Set-IRMConfiguration -AzureRMSLicensingEnabled $true), passing Test-IRMConfiguration. Why: OME cannot encrypt anything if the RMS foundation is off or unhealthy — every template, rule, and branding depends on it. Verify: Exchange Online PowerShell — Get-IRMConfiguration shows AzureRMSLicensingEnabled : True; Test-IRMConfiguration -Sender <addr> -Recipient <addr> returns PASS on all checks. OME-Discovery.ps1 / OME-ScopeHealth.ps1 report this. Implement if missing: In Exchange Online PowerShell run Set-IRMConfiguration -AzureRMSLicensingEnabled $true, then re-run Test-IRMConfiguration. (Azure RMS activation itself is in the Microsoft Purview / Azure portal — verify the current path in your tenant.)

## R3. Exchange Online administration roles (least privilege)

Description: An admin with the rights to configure IRM, OME configuration, and mail flow (transport) rules — the Exchange Online Organization Management role, or a least-privilege custom role group that includes the Transport Rules and IRM/message-encryption management roles. Global Administrator only where genuinely required (e.g. initial Azure RMS activation). Why: Set-IRMConfiguration, *-OMEConfiguration, and *-TransportRule are Exchange Online admin actions; without the matching role they fail. Verify: Exchange admin center → Roles, or Get-ManagementRoleAssignment for the account. OME-Discovery.ps1 reports whether the connected account can read the relevant configuration. Implement if missing: Assign the least-privilege Exchange role group under change control; reserve Global Administrator for the one-time RMS activation only.

## R4. The encryption **branding** decision (default configuration, and any custom templates)

Description: The branding your recipients should see on the OME experience — the wrapper email text, portal logo, background/accent colour, disclaimer, and "read the message" text — set on the default OME configuration, plus a decision on whether any custom branding templates (Advanced only) are needed for specific flows. Why: The encryption portal/wrapper is a recipient-facing, trust-critical surface; unbranded or default-Microsoft branding undermines confidence and looks like phishing. Custom templates need Advanced Message Encryption (R1). Verify: Exchange Online PowerShell — Get-OMEConfiguration shows the default configuration and any custom ones. OME-Discovery.ps1 lists existing OME configurations. Implement if missing: Gather the approved logo (per Microsoft's size/format guidance — verify current limits), colours, and text; set them on the default configuration (OME-Set-... / Set-OMEConfiguration). Only create custom templates if licensed and a flow genuinely needs distinct branding.

## R5. The trigger conditions and template mapping (what gets encrypted, and how)

Description: The conditions that should cause encryption (e.g. a subject/keyword like [encrypt], a sensitivity label, an external recipient, a classification / sensitive info type) and the template each maps to (Encrypt vs Do Not Forward), agreed with compliance/privacy. Why: The mail flow rule keys off these conditions; getting them wrong either over-encrypts (breaking legitimate flows / recipient usability) or under-encrypts (leaving sensitive mail in the clear). The *what-is-sensitive* determination is the business's (§5), not a technical default. Verify: Confirm the agreed condition→template mapping in writing with compliance/privacy before authoring rules. OME-Discovery.ps1 inventories any existing OME rules. Implement if missing: Work with compliance/privacy to define the conditions and template mapping; start narrow (a keyword + external recipient) and add classification/label conditions as they mature.

## R6. Sensitivity labels / classification (optional but recommended trigger source)

Description: Where you want encryption driven by classification rather than a keyword, the sensitivity labels (or sensitive info types) that the rule — or the label's own protection — will key on, published and in use on the in-scope mail. Why: Label-driven encryption is more robust than a keyword: a Confidential or Highly Confidential label can either apply encryption itself (label-based protection, which can invoke OME branding for email) or serve as a mail flow rule condition that applies a template. Verify: Purview → Information Protection → Labels / Label policies shows the labels published; S&C PowerShell Get-Label reads them. OME-Discovery.ps1 (with S&C session) reports label presence. Implement if missing: Publish the needed labels first (this can be a separate labeling project). If you have no labels yet, start with keyword/recipient conditions and add label conditions once labeling is in use.

## R7. Recipient experience and supported flows

Description: Awareness of how different recipients read protected mail — Microsoft 365 recipients read it inline; other recipients (Outlook.com, Gmail, Yahoo, or arbitrary providers) use a one-time passcode or federated sign-in via the OME portal — and confirmation that these flows are acceptable for your correspondents. Why: OME is designed to reach any recipient, but the external experience (portal + OTP) differs from inline reading; setting expectations avoids "the encrypted email doesn't work" support tickets. Verify: Confirm the intended external recipient domains and test the OTP/portal flow to one during the pilot (Testing Gate 5). Verify current supported-recipient behaviour in Microsoft docs. Implement if missing: Document the recipient experience for your help desk and end-users (HELP_CENTER-style guidance) before broad rollout.

## R8. A pilot scope and Audit-mode change control

Description: A named pilot sender group (SG-OME-Pilot) and agreement to build the mail flow rules in `Audit` mode (the rule matches and logs but does not encrypt) scoped to that group first, under a change-control process, before any tenant-wide Enforce. Why: A mis-scoped encryption rule can encrypt mail that must stay readable by systems/recipients that can't handle OME, or over-restrict with DNF; Audit mode + a pilot group prove the match without changing delivery, so you can tune before enforcing. (global-requirements-purview.md §6.) Verify: Confirm SG-OME-Pilot exists, that the rules will be created with -Mode Audit, and a change window/approval path. OME-ScopeHealth.ps1 previews the pilot group and rule scope. Implement if missing: Create the pilot group, author rules in Audit mode, and agree change control before flipping any rule to Enforce.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# Implementation — Purview Message Encryption (OME) in Microsoft Purview

This is the ordered, do-this-then-that guide. It follows the standard model (Assess → Design → Configure → Pilot (Audit mode / pilot group) → Validate → Expand (Enforce)) and — because a mis-scoped encryption rule changes how mail is delivered — it enables the RMS foundation first, sets branding, then builds the mail flow rules in `Audit` mode scoped to a pilot group before anything encrypts in production. Every object is named verbatim so the scripts, testing, and troubleshooting line up. Replace the contoso.com / sample names with your own.

Toolchain note. OME is administered in Exchange Online — these steps use Exchange Online PowerShell (Connect-ExchangeOnline): Set-IRMConfiguration, *-OMEConfiguration, *-TransportRule, Test-IRMConfiguration. Label-driven encryption additionally uses S&C PowerShell (Connect-IPPSSession). Some settings (Azure RMS activation, and the branding preview) are surfaced in the Microsoft Purview / Exchange admin portals — where a path or parameter may differ by tenant/licence, verify against your licensing/tenant.

Hard gate before you enforce. Do not flip any mail flow rule from Audit to Enforce until compliance/privacy have confirmed what should be encrypted and to which template (R5), and the Testing gates pass. *What is sensitive* is a business determination (global-requirements-purview.md §5), not a technical default.

__________________________________________________

## Phase 0 — Assess (confirm you can build safely)

Confirm licensing (R1). Verify the AIP/Azure RMS entitlement for the pilot senders (Basic OME);

confirm E5/E5 Compliance if you need custom branding / revocation / expiration (Advanced).

Confirm the RMS foundation (R2). Connect Exchange Online PowerShell and run

OME-Discovery.ps1 (read-only). Confirm AzureRMSLicensingEnabled : True and that    Test-IRMConfiguration passes.

Gate 0a: RMS is enabled and Test-IRMConfiguration passes → continue. Otherwise run

Set-IRMConfiguration -AzureRMSLicensingEnabled $true (and activate Azure RMS in the portal),      then re-test.

Confirm roles (R3). The connected account holds Exchange Organization Management (or the

least-privilege transport-rules + IRM role group).

Confirm the toolchain (global-requirements-purview.md §3): Connect-ExchangeOnline succeeds

(and Connect-IPPSSession if you will use label-driven encryption).

## Phase 1 — Design (agree it with compliance/privacy, then name everything)

Decide and record with compliance/privacy:

Branding (R4): the default OME configuration's logo, background/accent colour, portal text,

disclaimer, and email text; and whether any custom template (OME-Branding-Corp, Advanced only)   is needed.

Trigger conditions → template (R5):

OME-Encrypt-Outbound-Pilot — condition: sender ∈ SG-OME-Pilot AND (subject

contains [encrypt] OR recipient is external) → template Encrypt.

OME-DoNotForward-Confidential — condition: message carries the Highly Confidential

sensitivity label (or the agreed classification/header) → template Do Not Forward.

Pilot scope: a named group, SG-OME-Pilot, holding a small set of sanctioned pilot senders.

Manual controls: confirm the Outlook Encrypt / Do Not Forward options are enabled for

users who need to protect one-off messages deliberately.

## Phase 2 — Configure the RMS foundation and branding

In Exchange Online PowerShell:

Enable RMS (if not already, R2). Set-IRMConfiguration -AzureRMSLicensingEnabled $true, then

Test-IRMConfiguration -Sender pilot@contoso.com -Recipient external@example.com — confirm all    checks PASS.

Set the default branding. Use OME-Configure.ps1 -Action Branding -WhatIf to preview, then

-Commit to apply, or run Set-OMEConfiguration directly against the default configuration    (identity "OME Configuration") — logo, BackgroundColor, EmailText, PortalText,    DisclaimerText, ReadButtonText (verify current property names in your tenant).

(Advanced only) Create a custom branding template. If licensed, `New-OMEConfiguration -Identity

"OME-Branding-Corp" then Set-OMEConfiguration -Identity "OME-Branding-Corp" ...` for a per-flow    look.

Pass/fail: Get-OMEConfiguration returns the branding you set; a test send renders it (Phase 4 /

Testing Gate 4). Rollback: re-run Set-OMEConfiguration to restore prior values (record the   originals first with OME-Discovery.ps1).

## Phase 3 — Build the mail flow rules in AUDIT mode, scoped to the pilot

In Exchange Online PowerShell, create the rules with OME-Configure.ps1 -Action MailFlowRules -WhatIf (prints the exact plan), then -Commit (creates them in `Audit` mode). The equivalent direct commands:

OME-Encrypt-Outbound-Pilot (template Encrypt, Audit first):

New-TransportRule -Name "OME-Encrypt-Outbound-Pilot" `
     -FromMemberOf "SG-OME-Pilot@contoso.com" `
     -SentToScope NotInOrganization `
     -SubjectContainsWords "[encrypt]" `
     -ApplyRightsProtectionTemplate "Encrypt" `
     -Mode Audit

(Combine/loosen the -SubjectContainsWords / -SentToScope conditions to match your Phase-1    design; to apply a custom branding template add -ApplyRightsProtectionCustomizationTemplate    "OME-Branding-Corp" — verify the exact parameter name in your tenant.)

OME-DoNotForward-Confidential (template Do Not Forward, Audit first):

New-TransportRule -Name "OME-DoNotForward-Confidential" `
     -FromMemberOf "SG-OME-Pilot@contoso.com" `
     -HeaderMatchesMessageHeader "msip_labels" `
     -HeaderMatchesPatterns "<Highly Confidential label GUID>" `
     -ApplyRightsProtectionTemplate "Do Not Forward" `
     -Mode Audit

(The msip_labels header carries the applied sensitivity-label GUID — verify the header name and    your label GUID; alternatively key on a keyword/classification per Phase 1.)

Pilot rule: every rule is created with -Mode Audit and scoped to SG-OME-Pilot. In

Audit mode the rule matches and logs but does not encrypt — so nothing changes for real mail   yet.

Pass/fail: Get-TransportRule shows both rules enabled, `Mode = Audit`, scoped to the pilot

group. OME-Validate.ps1 confirms mode/scope. Rollback: Disable-TransportRule (or   Remove-TransportRule); Audit mode changes nothing for users, so pilot rollback is trivial.

## Phase 4 — Pilot and validate (run the gates)

Work the gates in 05-testing.md. In summary, from a sanctioned pilot sender in SG-OME-Pilot:

Send a test message that matches OME-Encrypt-Outbound-Pilot (subject [encrypt], external

recipient). In `Audit` mode, confirm via message trace / rule Audit logs that the rule   matched — without the message actually being encrypted yet.

Temporarily flip only the one pilot rule to Enforce for a controlled test window (or use a

dedicated test rule) and confirm a real test send is encrypted, branded, and readable by an   internal and an external test recipient (OTP/portal for external — R7).

Confirm Do Not Forward actually prevents forwarding/printing/copying for the recipient.

Confirm reporting (OME-Report.ps1) reconciles with message trace.

Do not enforce broadly until every gate passes and compliance/privacy confirm the

condition→template mapping (R5).

## Phase 5 — Expand (enforce, then widen — only after the gate passes)

Flip rules to Enforce. Change each rule's mode: `Set-TransportRule -Identity

"OME-Encrypt-Outbound-Pilot" -Mode Enforce` (and the DNF rule). Watch the first cohort closely via    message trace and help-desk signal.

Widen scope deliberately — add members to SG-OME-Pilot (or broaden the rule's -FromMemberOf

/ -SentToScope) group-by-group, not tenant-wide in one move, using OME-ScopeHealth.ps1    (read-only preview) to stage the expansion. Re-run the gates after each expansion.

(Advanced) Enable revocation/expiration if licensed. For external OME-portal mail, confirm

Get-OMEMessageStatus and Set-OMEMessageRevocation are available, and set expiration on the OME    configuration (ExternalMailExpiryInDays — verify property/licensing).

__________________________________________________

### Rollback summary

| Change | Rollback |
| --- | --- |
| Branding wrong / broken logo | Re-run Set-OMEConfiguration to restore the prior values (captured by OME-Discovery.ps1 before you changed them). |
| Encryption rule too broad / breaking a flow | Set-TransportRule -Mode Audit (or Disable-TransportRule) — encryption stops immediately; tune conditions and re-pilot. |
| DNF too restrictive for a flow | Change that rule's template to Encrypt, or narrow its condition; DNF only where forwarding must be blocked. |
| Rule scoped too far | Remove members from SG-OME-Pilot (OME-ScopeHealth.ps1 preview first), or tighten -FromMemberOf; the rule follows the scope. |
| RMS/IRM change caused mail issues | Re-run Test-IRMConfiguration to isolate; Set-IRMConfiguration to correct; RMS enablement is tenant-wide, so change it under change control. |

Never treat OME as a substitute for the business decision about what is sensitive. The conditions and templates here enforce a policy; deciding *which mail* must be encrypted, and for how long it may be readable, is a compliance/privacy/legal determination (§5). This solution provides the method and the evidence, not the determination.

# Testing & Validation — Purview Message Encryption (OME) in Microsoft Purview

Run these gates in order. Each has an explicit pass/fail signal. Do not enforce broadly (Phase 5 — flip rules from Audit to Enforce and widen scope) until every gate passes and compliance/privacy have confirmed the condition→template mapping. Where a gate involves a real send, use a sanctioned pilot sender in SG-OME-Pilot and test recipients (one internal Microsoft 365 mailbox, one external mailbox on a different provider) — do not test on production correspondence.

Use the scripts where noted; they are read-only or -WhatIf/Audit-mode and change nothing you don't approve.

__________________________________________________

## Gate 1 — Licensing is in place (Basic vs Advanced)

Why: OME rides on Azure RMS/AIP; custom branding, revocation, and expiration are Advanced-only. How: Confirm the AIP/Azure RMS entitlement for the pilot senders; confirm E5/E5 Compliance if you rely on custom branding / revocation / expiration. Run OME-Discovery.ps1. Pass: Senders are licensed for Basic OME; any Advanced feature you plan to use is licensed. Fail: Senders unlicensed, or a design depends on an Advanced feature you don't have → acquire/assign, or redesign to Basic (default branding, two templates) before proceeding.

## Gate 2 — Azure RMS is enabled and healthy

Why: No RMS, no encryption — every template, rule, and branding depends on it. How: Exchange Online PowerShell — Get-IRMConfiguration (AzureRMSLicensingEnabled : True) and Test-IRMConfiguration -Sender <pilot> -Recipient <external>. OME-ScopeHealth.ps1 runs these. Pass: AzureRMSLicensingEnabled is True and Test-IRMConfiguration returns PASS on all checks (RMS online, templates retrieved, encrypt/decrypt round-trip). Fail: RMS disabled or any Test-IRMConfiguration check fails → enable RMS (Set-IRMConfiguration -AzureRMSLicensingEnabled $true) / activate Azure RMS, then re-test.

## Gate 3 — The protection templates are available

Why: The rules apply Encrypt / Do Not Forward; they must exist and be published. How: Exchange Online PowerShell — Get-RMSTemplate lists the available templates. OME-Discovery.ps1 reports them. Pass: The Encrypt and Do Not Forward templates are returned and enabled. Fail: Templates missing → confirm RMS is active (Gate 2) and allow propagation; verify template availability in your tenant.

## Gate 4 — Branding is configured and renders correctly

Why: The encryption portal/wrapper is recipient-facing and trust-critical; wrong or missing branding looks like phishing. How: Get-OMEConfiguration shows the branding you set (logo, colour, text). Then send a sanctioned encrypted test to an internal and an external recipient and view the wrapper/portal. Pass: Get-OMEConfiguration returns your intended values; the recipient sees your logo, colour, and text (not default Microsoft branding, unless that is the deliberate choice). Fail: Branding absent, broken (logo too large / wrong format), or wrong → re-run Set-OMEConfiguration (Implementation Phase 2) and re-test; verify current logo size/format limits.

## Gate 5 — The rules are healthy, in AUDIT mode, scoped to the pilot

Why: A prematurely-enforcing or over-scoped rule encrypts (or DNFs) mail that must stay readable. How: Get-TransportRule; OME-Configure.ps1 -Action MailFlowRules -WhatIf to re-print the plan; OME-Validate.ps1 to confirm mode/scope. Pass: OME-Encrypt-Outbound-Pilot and OME-DoNotForward-Confidential are enabled, Mode = Audit, scoped to SG-OME-Pilot, each with the correct condition and template. Fail: A rule is already Enforce, over-scoped, disabled, or has the wrong condition/template → correct before testing detections.

## Gate 6 — A matching message is detected in AUDIT (without being encrypted)

Why: Proves the condition matches the intended mail before anything encrypts. How: From a pilot sender, send a message that matches OME-Encrypt-Outbound-Pilot (subject [encrypt], external recipient). Review message trace / the rule's Audit results. Pass: Message trace / Audit shows the rule matched the test message; a non-matching control message (no [encrypt], internal only) did not match. The matching message is not encrypted (Audit mode). Fail: No match on the test, or a match on the control → fix the rule conditions/scope before enforcing.

## Gate 7 — A real encrypted send is encrypted, branded, and readable

Why: Proves the end-to-end path in a controlled window before broad enforcement. How: In a controlled test window, flip only the pilot Encrypt rule to Enforce (or use a dedicated test rule), send a sanctioned message, and open it as (a) an internal Microsoft 365 recipient and (b) an external recipient (one-time passcode / OME portal — R7). Then return the rule to Audit if broad enforcement isn't yet approved. Pass: Both recipients can read the message; the external recipient completes the OTP/portal flow; the branding renders. Message trace shows the message was encrypted by the rule. Fail: Either recipient cannot read it, the OTP/portal flow fails, or the rule didn't encrypt → check RMS health (Gate 2), recipient support (R7), and the rule action.

## Gate 8 — Do Not Forward actually restricts the recipient

Why: DNF's value is that the recipient cannot forward/print/copy — this must be proven, not assumed. How: Send a sanctioned message via the Do Not Forward path to an internal test recipient and attempt to forward, print, and copy it. Pass: Forward/print/copy are blocked/greyed for the DNF message; the same actions are allowed on an ordinary (Encrypt-only) message. Fail: The recipient can forward/print a DNF message → confirm the rule applied Do Not Forward (not Encrypt), and that the recipient client honours RMS restrictions.

## Gate 9 — Reporting reconciles with message trace

Why: Leadership needs a defensible summary of what was encrypted, without over-collecting. How: Run OME-Report.ps1 (read-only) and compare its rollup to message trace (and, for Advanced external mail, Get-OMEMessageStatus). Pass: The rollup (encrypted-message counts by rule/template/time) reconciles with message trace; no content or recipient data is exposed beyond what the report is authorized to show. Fail: Rollup diverges materially from message trace → message trace is authoritative; reconcile before reporting.

## Gate 10 — Compliance/privacy confirm the mapping before broad enforcement

Why: *What* must be encrypted and *what* triggers DNF are business determinations, not technical defaults. How: Walk the condition→template mapping with compliance/privacy: which conditions encrypt, which apply DNF, and the recipient experience. Pass: Compliance/privacy confirm the mapping and the recipient experience in writing. Fail: Ambiguity about what should be encrypted, or the mapping isn't signed off → resolve before flipping rules to Enforce.

__________________________________________________

### Exit criteria (all must be true before Expand/enforce)

Licensing in place — Basic (and Advanced where relied on) (Gate 1)

Azure RMS enabled and healthy; Test-IRMConfiguration passes (Gate 2)

Encrypt and Do Not Forward templates available (Gate 3)

Branding configured and renders correctly (Gate 4)

Rules healthy, Audit mode, pilot-scoped (Gate 5)

Matching message detected in Audit without being encrypted (Gate 6)

Controlled real send: encrypted, branded, readable internally + externally (Gate 7)

Do Not Forward restricts forward/print/copy (Gate 8)

Reporting reconciles with message trace (Gate 9)

Compliance/privacy confirmed the condition→template mapping (Gate 10)

# 6. Troubleshooting — Purview Message Encryption (OME) in Microsoft Purview

The failure modes you'll hit configuring and operating OME. Each: symptom → likely cause → fix. Most "encryption isn't working" reports are actually RMS not enabled, a rule still in Audit mode, a condition that doesn't match, or a recipient-experience issue — this guide separates those from real faults. OME is administered in Exchange Online PowerShell (Connect-ExchangeOnline); label-driven encryption also uses S&C PowerShell (Connect-IPPSSession).

## `Test-IRMConfiguration` fails, or `AzureRMSLicensingEnabled` is False

Cause A — RMS not enabled. Azure RMS/IRM is the foundation; without it nothing encrypts. Fix:

Set-IRMConfiguration -AzureRMSLicensingEnabled $true, activate Azure RMS in the portal, then   re-run OME-ScopeHealth.ps1 -Sender <pilot> -Recipient <external> (Gate 2).

Cause B — licensing. The sender lacks an AIP/Azure RMS entitlement. Fix: confirm licensing

(Requirement R1); verify your licensing/tenant — plan names evolve.

Cause C — propagation. RMS was just enabled. Fix: allow propagation, then re-test.

## `Get-RMSTemplate` returns no `Encrypt` / `Do Not Forward` template

Cause: RMS isn't active yet, or templates haven't propagated. Fix: confirm Gate 2 passes,

allow time, re-run OME-Discovery.ps1. Verify template availability in your tenant — do not   invent template names.

## A message that should encrypt isn't being encrypted

Cause A — rule in Audit mode (expected during pilot). In Audit the rule **matches and logs but

does not encrypt — this is by design until you enforce. Fix:** confirm with OME-Validate.ps1;   encryption begins only when the rule is deliberately flipped to Enforce (Phase 5, after the gates).

Cause B — condition mismatch. The subject keyword ([encrypt]), recipient scope

(NotInOrganization), or label header/GUID doesn't match the test message. Fix: re-check the   rule conditions against the test (OME-Configure.ps1 -Action MailFlowRules -WhatIf reprints the   plan); confirm the sender is in SG-OME-Pilot.

Cause C — sender out of scope. The sender isn't a member of SG-OME-Pilot. Fix: confirm

membership with OME-ScopeHealth.ps1.

## The label-driven Do-Not-Forward rule doesn't fire

Cause: the msip_labels header pattern doesn't match your actual label GUID, or the message

never carried the label. Fix: capture the real header from a labeled test message and confirm the   Highly Confidential label GUID (verify the header name and your label GUID in your tenant);   alternatively key on the agreed keyword/classification per the Phase-1 design. *Which* mail warrants   DNF is a compliance/privacy determination — configure to their mapping.

## External recipient can't open the encrypted message

Cause A — recipient experience. External recipients read via one-time passcode / OME portal

(Requirement R7); a mail/social account mismatch or a blocked portal breaks the flow. Fix: have   them use the OTP path; confirm the OME portal is reachable from their side.

Cause B — branding renders as untrusted. Missing/broken branding looks like phishing. Fix:

re-run Set-OMEConfiguration (Phase 2), verify with OME-Validate.ps1 and a test send (Gate 4);   verify current logo size/format limits.

## Branding doesn't appear, or the logo is broken

Cause A — wrong identity. You set branding on a custom template but the rule uses the default

configuration (or vice-versa). Fix: confirm which configuration the rule applies; align them.

Cause B — logo format/size. The image exceeds current limits or is an unsupported format.

Fix: resize/reformat; verify current limits in your tenant.

Cause C — Advanced feature without licensing. Custom branding templates need **Advanced Message

Encryption (E5 / E5 Compliance). Fix:** confirm licensing (R1) or fall back to default branding.

## `Set-OMEConfiguration` / `New-TransportRule` — "term is not recognized"

Cause: wrong endpoint. *-OMEConfiguration, *-IRMConfiguration, *-TransportRule,

Test-IRMConfiguration, Get-RMSTemplate are Exchange Online PowerShell   (Connect-ExchangeOnline). Fix: connect Exchange Online; both endpoints ship in   ExchangeOnlineManagement.

## A rule is encrypting more mail than intended after enforcement

Cause: the condition is too broad (e.g. all external recipients) or the scope was widened too

fast. Fix (immediate): Set-TransportRule -Mode Audit (or Disable-TransportRule) — encryption   stops at once; tune the condition and re-pilot. Widen scope group-by-group with   OME-ScopeHealth.ps1, re-running the gates each time.

## `OME-Report.ps1` counts don't match message trace

Cause: message trace is authoritative; the report is a scoped rollup and message trace does not

label every path as "encrypted." Fix: reconcile against message trace and, for Advanced external   mail, Get-OMEMessageStatus (Gate 9). Message-trace retention is tenant-dependent — verify.

## Revocation / expiration options aren't available

Cause: message revocation and expiration are Advanced Message Encryption features and apply to

OME-portal (external) mail. Fix: confirm E5 / E5 Compliance licensing (R1); confirm   Get-OMEMessageStatus / Set-OMEMessageRevocation and the expiration property in your tenant   (verify property/licensing).

## When to escalate beyond this solution

What must be encrypted, what triggers Do Not Forward, and how long external mail stays readable →

compliance / privacy / legal (this solution configures and evidences the method; the mapping is   their determination — deferred).

Records-retention or legal-hold interaction with encrypted mail → records / legal.

Feature genuinely absent despite correct licensing → verify against current Microsoft

documentation and open a Microsoft support case; OME/Advanced Message Encryption capabilities evolve.

# Best Practices — Purview Message Encryption (OME) in Microsoft Purview

Field-tested guidance for running OME well. It follows the same order the solution is built: get the RMS foundation and branding right, then let rules apply encryption — piloted in Audit mode, proportionate to sensitivity, and defensible.

## 1. Enable and prove the RMS foundation before anything else

OME is only as healthy as Azure RMS underneath it. Confirm AzureRMSLicensingEnabled : True and

a clean Test-IRMConfiguration before you build branding or rules — most "encryption isn't   working" tickets trace back to an RMS/IRM problem, not the rule.

Treat RMS enablement as a tenant-wide, change-controlled action; it affects all message

encryption, not just your pilot.

## 2. Brand the experience — an unbranded portal reads as phishing

Recipients (especially external ones) are asked to click a link and, often, complete a one-time

passcode. If the wrapper and portal carry default Microsoft branding or no branding, people   distrust it. Set your logo, colour, and text on the default OME configuration so the experience   is unmistakably yours.

Keep the disclaimer and "read the message" text clear and reassuring — tell recipients why they

received an encrypted message and what to do. Follow Microsoft's current logo size/format limits   (verify them; oversized logos fail to render).

## 3. Always pilot rules in AUDIT mode, scoped to a group

A mail flow rule with -Mode Audit matches and logs but does not encrypt — this is your

simulation. Build every OME rule in Audit first, scoped to SG-OME-Pilot, and confirm the   match in message trace before flipping to Enforce.

Expand group-by-group (or by loosening -SentToScope / conditions deliberately), never

tenant-wide in one move. Re-run the Testing gates after each expansion.

## 4. Pick the template that fits the flow — Encrypt vs Do Not Forward

Encrypt protects the message but lets the recipient reply and forward — right when the

recipient needs to work with the content or route it onward within their own controls.

Do Not Forward additionally blocks forward/print/copy — reserve it for the most sensitive

one-to-one / one-to-few sends where onward sharing must be prevented. DNF *everything* creates   friction and drives workarounds; use it deliberately.

## 5. Prefer classification-driven triggers over fragile keywords

A subject keyword like [encrypt] is a fine starting trigger, but it depends on users

remembering it. As labeling matures, drive encryption from a sensitivity label (a Confidential   / Highly Confidential label can apply protection itself or serve as a rule condition) so the   strongest protection follows the classification, not a typed string.

Keep the condition→template mapping narrow and explicit; over-broad conditions (e.g. "encrypt all

external mail") break automated flows and recipient usability.

## 6. Set recipient expectations to cut support load

Document the recipient experience for both internal (inline) and external (OTP / OME portal)

correspondents, and give the help desk a short runbook. Most "the encrypted email is broken" tickets   are unfamiliarity, not failure.

Test the external experience to your real correspondent domains during the pilot — the OTP/portal

flow varies by provider (Outlook.com, Gmail, etc.).

## 7. Use Advanced features only where licensed — and know their limits

Custom branding templates, message revocation (Set-OMEMessageRevocation), and expiration

require Advanced Message Encryption (E5 / E5 Compliance). Don't design around them on a Basic OME   tenant — plan on the default branding and the two templates.

Revocation/expiration apply to mail read via the OME portal (typically external recipients);

they don't retroactively control a message a Microsoft 365 recipient already opened inline. Verify   current behaviour and licensing in your tenant.

## 8. Don't over-encrypt the plumbing

Encrypting mail that flows to systems (ticketing, journaling, archiving, downstream automation)

that can't process OME will break those flows. Exclude or narrowly scope rules away from   service/system mailboxes, and confirm journaling/archiving still capture what compliance needs.

## 9. Keep the evidence trail — message trace and reporting

Message trace (and, for Advanced, Get-OMEMessageStatus) is the authoritative record of what was

encrypted. Report counts by rule/template/time (OME-Report.ps1) for leadership; don't rebuild   a shadow log of message contents.

Retention/disposition of mail-flow and encryption evidence is a records/legal determination — do

not delete it to "clean up."

## 10. Separate the technical control from the sensitivity decision

OME enforces a policy; it does not decide what is sensitive. Keep the condition→template

mapping owned by compliance/privacy, reviewed as classification and regulation evolve. The   administrator operates the control; the business owns the determination   (global-requirements-purview.md §5).

## 11. Verify against your tenant — the surfaces evolve

OME templates, the *-OMEConfiguration properties, transport-rule parameters (e.g. the custom-branding

parameter name), and Advanced-feature availability are licensing-dependent and the Exchange/Purview   portals change. Confirm exact paths, parameters, and capability availability against your   licensing/tenant rather than assuming; treat anything in preview as such.

# Deliverables Summary — Purview Message Encryption (OME) in Microsoft Purview

Everything included in this solution, and what each piece is for.

## Documentation

| Document | Purpose |
| --- | --- |
| Solution Overview (01-solution-overview.md) | What OME delivers, the RMS foundation, the Encrypt / Do Not Forward templates, branding, rule-driven encryption, Basic vs Advanced licensing, and the Assess→Design→Configure→Pilot(Audit)→Validate→Expand model. |
| Requirements (02-requirements.md) | OME-specific prerequisites — Basic vs Advanced licensing, Azure RMS enabled/healthy, Exchange admin roles, the branding decision, the trigger→template mapping, optional label triggers, recipient experience, and the pilot/Audit-mode change control. |
| Implementation (03-implementation.md) | Ordered steps: enable RMS, set branding, build the mail flow rules in `Audit` mode scoped to a pilot group, validate in a controlled window, then flip to Enforce and expand — each object named, with pass/fail gates and rollback. |
| Testing & Validation (05-testing.md) | Ten pass/fail gates from licensing and RMS health through template/branding, Audit-mode detection, a controlled real send, Do-Not-Forward restriction, reporting reconciliation, and the compliance/privacy sign-off before enforcement. |
| Troubleshooting (06-troubleshooting.md) | The common OME failure modes (RMS/IRM off, Test-IRMConfiguration failing, branding not rendering, rule not matching or matching too much, external recipient can't open, DNF not restricting, Advanced features unavailable) and how to resolve them. |
| Best Practices (07-best-practices.md) | RMS-first, brand the experience, pilot in Audit, right template per flow, classification-driven triggers, recipient expectations, Advanced-only limits, don't over-encrypt system flows, evidence integrity, and separating the control from the sensitivity decision. |
| Executive Summary (executive-summary.md) | One-page business framing for decision-makers. |

## PowerShell tools (5)

All tools are read-only or `-WhatIf`/Audit-mode by default, authenticate interactively (no credentials in code), and use Exchange Online PowerShell (Connect-ExchangeOnline) and/or Security & Compliance PowerShell (Connect-IPPSSession) / Microsoft Graph (Connect-MgGraph). Azure RMS activation and the branding preview are portal actions; these tools handle discovery, configuration (branding + rules), validation, reporting, and scope/health.

| Script | Type | What it does |
| --- | --- | --- |
| OME-Discovery.ps1 | Read-only | OME readiness/discovery: reports the IRM/Azure RMS configuration (AzureRMSLicensingEnabled), the available RMS templates (Encrypt / Do Not Forward), existing OME configurations (default + custom branding), any existing mail flow rules that apply/remove OME, and licensing hints (Basic vs Advanced). Changes nothing. |
| OME-Configure.ps1 | -WhatIf default | Configuration/remediation helper. -Action Branding previews/sets the OME branding (Set-OMEConfiguration, or New-OMEConfiguration for a custom template). -Action MailFlowRules prints and (with -Commit) creates the OME-Encrypt-Outbound-Pilot and OME-DoNotForward-Confidential rules in `Audit` mode, scoped to SG-OME-Pilot; a separate -Enforce switch is required to flip a rule to Enforce. -WhatIf by default; nothing changes without -Commit. |
| OME-Validate.ps1 | Read-only | Validation checker: reports whether the OME prerequisites/config are met — RMS enabled, Test-IRMConfiguration result, the two rules present with their Mode and scope, branding present — as pass/fail lines aligned to 05-testing.md. |
| OME-Report.ps1 | Read-only | Encryption reporting rollup: summarizes encrypted-message activity from message trace (by rule/template/time) to CSV for a leadership rollup, and — where Advanced Message Encryption applies — reports Get-OMEMessageStatus for a supplied message ID. Notes message trace as authoritative; no content/recipient over-collection. |
| OME-ScopeHealth.ps1 | Read-only | Scope/health helper: runs Test-IRMConfiguration (sender/recipient round-trip) and reports RMS/IRM health, the SG-OME-Pilot membership and each OME rule's scope, so expansion stays deliberate and reversible; previews the current scope before you widen it. |

## Named objects (verbatim — used across docs, scripts, and tests)

Pilot sender group: SG-OME-Pilot

Protection templates: Encrypt, Do Not Forward (and user-facing Encrypt-only)

Default branding object: the default OME configuration (identity "OME Configuration");

custom template (Advanced only): OME-Branding-Corp

Mail flow (transport) rules:

OME-Encrypt-Outbound-Pilot — sender ∈ SG-OME-Pilot AND (subject [encrypt] OR external

recipient) → template Encrypt (Audit first)

OME-DoNotForward-Confidential — message labeled Highly Confidential (or agreed

classification) → template Do Not Forward (Audit first)

## What this solution deliberately does NOT do

It does not decide what is sensitive or which mail must be encrypted — that condition→template

mapping is a compliance/privacy determination (global-requirements-purview.md §5).

It does not enforce encryption before piloting rules in `Audit` mode and passing the gates.

It does not invent cmdlets, template names, *-OMEConfiguration properties, or transport-rule

parameters — where a name/parameter or capability is licensing- or tenant-specific, it says "verify   in your tenant."

It does not assume Advanced Message Encryption (custom branding, revocation, expiration) —

those are flagged as E5/E5-Compliance features to verify.

It does not store credentials or secrets; every tool authenticates interactively and defaults to

read-only or -WhatIf.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## OME-Configure.ps1

Purpose: Configuration/remediation helper for Purview Message Encryption (OME). With -Action Branding it previews and (with -Commit) sets the OME branding via Set-OMEConfiguration on the default configuration (or New/Set on a custom template for Advanced Message Encryption). With -Action MailFlowRules it prints and (with -Commit) creates the two OME transport rules (OME-Encrypt-Outbound-Pilot -> Encrypt; OME-DoNotForward-Confidential -> Do Not Forward) IN 'Audit' MODE, scoped to the pilot group — the rule matches and logs but DOES NOT ENCRYPT. SAFE BY DEFAULT: prints intended actions under -WhatIf; changes only with -Commit; a rule is flipped to 'Enforce' only when you additionally pass -Enforce. No cmdlets invented; no secrets. HOW TO RUN PowerShell 5.1+ or 7+ with ExchangeOnlineManagement; Connect-ExchangeOnline as an Exchange admin. Preview branding:    .\OME-Configure.ps1 -Action Branding -WhatIf Apply branding:      .\OME-Configure.ps1 -Action Branding -Commit -EmailText "Your org sent you a protected message." Preview rules:       .\OME-Configure.ps1 -Action MailFlowRules -WhatIf Create rules (Audit):.\OME-Configure.ps1 -Action MailFlowRules -Commit -PilotGroup "SG-OME-Pilot@contoso.com" Flip a rule to Enforce (deliberate): .\OME-Configure.ps1 -Action MailFlowRules -Commit -Enforce -RuleName "OME-Encrypt-Outbound-Pilot" EXPECTED RESULTS Branding: Get-OMEConfiguration reflects the values you set. MailFlowRules: the two rules exist, enabled, Mode=Audit (until -Enforce). Nothing changes without -Commit; enforcement requires -Enforce. .NOTES White-label. SAFE-by-default (-WhatIf). Rules created in Audit mode per the category pilot model. Exchange Online PowerShell. No credentials in code. Custom branding templates / Advanced features are licensing-dependent (E5 / E5 Compliance) — verify in your tenant. Determinations about WHAT to encrypt remain with compliance/privacy. No cmdlets invented. >

How to run: PowerShell 5.1+ or 7+ with ExchangeOnlineManagement; Connect-ExchangeOnline as an Exchange admin. Preview branding:    .\OME-Configure.ps1 -Action Branding -WhatIf Apply branding:      .\OME-Configure.ps1 -Action Branding -Commit -EmailText "Your org sent you a protected message." Preview rules:       .\OME-Configure.ps1 -Action MailFlowRules -WhatIf Create rules (Audit):.\OME-Configure.ps1 -Action MailFlowRules -Commit -PilotGroup "SG-OME-Pilot@contoso.com" Flip a rule to Enforce (deliberate): .\OME-Configure.ps1 -Action MailFlowRules -Commit -Enforce -RuleName "OME-Encrypt-Outbound-Pilot" EXPECTED RESULTS Branding: Get-OMEConfiguration reflects the values you set. MailFlowRules: the two rules exist, enabled, Mode=Audit (until -Enforce). Nothing changes without -Commit; enforcement requires -Enforce. .NOTES White-label. SAFE-by-default (-WhatIf). Rules created in Audit mode per the category pilot model. Exchange Online PowerShell. No credentials in code. Custom branding templates / Advanced features are licensing-dependent (E5 / E5 Compliance) — verify in your tenant. Determinations about WHAT to encrypt remain with compliance/privacy. No cmdlets invented. >

## OME-Discovery.ps1

Purpose: Connects to Exchange Online PowerShell to assess readiness for Purview Message Encryption (OME). It reports the IRM/Azure RMS configuration (AzureRMSLicensingEnabled), the available RMS protection templates (Encrypt / Do Not Forward), existing OME branding configurations (default + any custom), and any mail flow (transport) rules that apply or remove OME — with a Basic-vs-Advanced licensing hint. Read-only: it changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with the ExchangeOnlineManagement module. Connect-ExchangeOnline (MFA-capable Exchange admin), then: .\OME-Discovery.ps1 .\OME-Discovery.ps1 -SaveReport .\OME-Discovery.csv Some settings (Azure RMS activation, branding preview) are portal-managed; where a value has no read surface this script says so. Verify capability/licensing against your tenant (Basic OME via AIP/Azure RMS; Advanced Message Encryption for custom branding / revocation / expiration). EXPECTED RESULTS A readiness summary: RMS enablement (True/False), the RMS templates found, OME configurations, OME-related transport rules with their Mode/State, and a verdict. PASS overall = RMS is enabled and the two protection templates are present. .NOTES White-label. Read-only. Exchange Online PowerShell. No credentials in code. No cmdlets invented. >

How to run: PowerShell 5.1+ or 7+ with the ExchangeOnlineManagement module. Connect-ExchangeOnline (MFA-capable Exchange admin), then: .\OME-Discovery.ps1 .\OME-Discovery.ps1 -SaveReport .\OME-Discovery.csv Some settings (Azure RMS activation, branding preview) are portal-managed; where a value has no read surface this script says so. Verify capability/licensing against your tenant (Basic OME via AIP/Azure RMS; Advanced Message Encryption for custom branding / revocation / expiration). EXPECTED RESULTS A readiness summary: RMS enablement (True/False), the RMS templates found, OME configurations, OME-related transport rules with their Mode/State, and a verdict. PASS overall = RMS is enabled and the two protection templates are present. .NOTES White-label. Read-only. Exchange Online PowerShell. No credentials in code. No cmdlets invented. >

## OME-Report.ps1

Purpose: Read-only reporting for Purview Message Encryption (OME). Uses message trace (Get-MessageTraceV2 / Get-MessageTrace) over a bounded window to produce a defensible rollup of mail that was processed by the OME rules — counts by sender/recipient-domain/day — without exposing message bodies. Maps to Testing Gate 9 (reporting reconciles with message trace). Message trace is authoritative; this is a summarizing convenience. HOW TO RUN PowerShell 5.1+ or 7+ with ExchangeOnlineManagement; Connect-ExchangeOnline as an Exchange admin. .\OME-Report.ps1 -Days 7 .\OME-Report.ps1 -Days 2 -SenderDomain contoso.com -SaveReport .\OME-Report.csv EXPECTED RESULTS A per-day / per-recipient-domain rollup of outbound messages in the window for the pilot senders, which you reconcile against message trace and (for Advanced external mail) Get-OMEMessageStatus. .NOTES White-label. Read-only (no -Commit path). Exchange Online PowerShell. No credentials in code. Message trace does not label "encrypted" directly for every path — reconcile with the rule Audit results / Get-OMEMessageStatus. Retention of message trace is tenant-dependent — verify. No cmdlets invented. >

How to run: PowerShell 5.1+ or 7+ with ExchangeOnlineManagement; Connect-ExchangeOnline as an Exchange admin. .\OME-Report.ps1 -Days 7 .\OME-Report.ps1 -Days 2 -SenderDomain contoso.com -SaveReport .\OME-Report.csv EXPECTED RESULTS A per-day / per-recipient-domain rollup of outbound messages in the window for the pilot senders, which you reconcile against message trace and (for Advanced external mail) Get-OMEMessageStatus. .NOTES White-label. Read-only (no -Commit path). Exchange Online PowerShell. No credentials in code. Message trace does not label "encrypted" directly for every path — reconcile with the rule Audit results / Get-OMEMessageStatus. Retention of message trace is tenant-dependent — verify. No cmdlets invented. >

## OME-ScopeHealth.ps1

Purpose: Read-only health + scope helper for Purview Message Encryption (OME). Runs Test-IRMConfiguration for a sender/recipient pair to confirm the RMS encrypt/decrypt round-trip (Testing Gate 2), and previews the pilot group's current membership so an expansion is staged deliberately (group-by-group) rather than tenant-wide. It only reads and tests — it never adds members or changes rules. HOW TO RUN PowerShell 5.1+ or 7+ with ExchangeOnlineManagement; Connect-ExchangeOnline as an Exchange admin. .\OME-ScopeHealth.ps1 -Sender pilot@contoso.com -Recipient external@example.com .\OME-ScopeHealth.ps1 -PilotGroup "SG-OME-Pilot@contoso.com" -Sender pilot@contoso.com -Recipient external@example.com EXPECTED RESULTS Test-IRMConfiguration returns PASS on all checks; the pilot group's members are listed so you can see who a rule change would affect before you widen scope. .NOTES White-label. Read-only (no membership/rule changes). Exchange Online PowerShell. No credentials in code. Expansion (adding members / broadening -FromMemberOf) is a deliberate, gated step (03-implementation.md Phase 5). No cmdlets invented. >

How to run: PowerShell 5.1+ or 7+ with ExchangeOnlineManagement; Connect-ExchangeOnline as an Exchange admin. .\OME-ScopeHealth.ps1 -Sender pilot@contoso.com -Recipient external@example.com .\OME-ScopeHealth.ps1 -PilotGroup "SG-OME-Pilot@contoso.com" -Sender pilot@contoso.com -Recipient external@example.com EXPECTED RESULTS Test-IRMConfiguration returns PASS on all checks; the pilot group's members are listed so you can see who a rule change would affect before you widen scope. .NOTES White-label. Read-only (no membership/rule changes). Exchange Online PowerShell. No credentials in code. Expansion (adding members / broadening -FromMemberOf) is a deliberate, gated step (03-implementation.md Phase 5). No cmdlets invented. >

## OME-Validate.ps1

Purpose: Read-only validation for Purview Message Encryption (OME). Confirms the RMS foundation, that the expected OME branding configuration exists, and that the two mail flow rules (OME-Encrypt-Outbound-Pilot / OME-DoNotForward-Confidential) exist, are ENABLED, are in Mode=Audit, and are scoped to the pilot group (SG-OME-Pilot). Maps directly to Testing Gate 5. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with ExchangeOnlineManagement; Connect-ExchangeOnline as an Exchange admin. .\OME-Validate.ps1 .\OME-Validate.ps1 -PilotGroup "SG-OME-Pilot@contoso.com" -SaveReport .\OME-Validate.csv EXPECTED RESULTS PASS = both rules present, enabled, Mode=Audit, scoped to the pilot group, each with a rights- protection action. A rule that is already Enforce, disabled, or over-scoped is flagged so it is corrected before enforcement. .NOTES White-label. Read-only. Exchange Online PowerShell. No credentials in code. No cmdlets invented. Enforcing/expanding a rule remains a deliberate, gated step (03-implementation.md Phase 5). >

How to run: PowerShell 5.1+ or 7+ with ExchangeOnlineManagement; Connect-ExchangeOnline as an Exchange admin. .\OME-Validate.ps1 .\OME-Validate.ps1 -PilotGroup "SG-OME-Pilot@contoso.com" -SaveReport .\OME-Validate.csv EXPECTED RESULTS PASS = both rules present, enabled, Mode=Audit, scoped to the pilot group, each with a rights- protection action. A rule that is already Enforce, disabled, or over-scoped is flagged so it is corrected before enforcement. .NOTES White-label. Read-only. Exchange Online PowerShell. No credentials in code. No cmdlets invented. Enforcing/expanding a rule remains a deliberate, gated step (03-implementation.md Phase 5). >