Microsoft Purview Optimization & Tune-Up

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Microsoft Purview Optimization & Tune-Up

A Microsoft Purview deployment that fires on the wrong things is worse than no deployment at all. DLP rules match too broadly, auto-labeling tags the wrong content, insider-risk policies alert on ordinary behaviour, and alert policies page on volumes no one acts on. Analysts stop trusting the console, real violations hide in the noise, and a program that looks busy is not actually defensible. This is alert fatigue, and it is a compliance gap dressed up as activity. This solution is a structured tune-up that reduces false positives and alert noise across DLP, sensitivity/auto-labeling, insider-risk indicators, and alert policies — measured from your own match history, tuned in each capability's simulation/test mode, validated so real detections are retained, and re-enforced under change control.

This is a complete, deploy-it-today package for an administrator who already has Purview running and now needs to make it accurate, written for someone with no prior tuning experience.

## What you get

A plain-language Solution Overview of the four noise sources and how the signal is measured.

A Requirements Guide with verify / implement-if-missing for every prerequisite.

An Implementation Guide of precise Purview portal and Security & Compliance PowerShell steps, in the

required order — baseline the noise, tune in simulation, pilot, validate, re-enforce.

Five PowerShell scripts for policy discovery, a noise/false-positive baseline, safe tuning (with

-WhatIf, -Commit, and -Rollback), pass/fail validation including a true-positive probe, and a   scope/health drift check.

Testing and Troubleshooting guides for a confident, reversible rollout.

## What this delivers

A quantified baseline of which rules and alert policies are actually noisy, tuning applied in simulation first with the prior values recorded for rollback, a validation gate that requires false positives to drop and a known-sensitive item to still match — proving the noise was removed without losing the signal — and a re-enforced, quieter, more trusted Purview console with a recurring health check to keep it that way.

## The deployment model

Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce).

## Outcome

Cut noise and improve signal in Microsoft Purview — false positives measurably down, real detections retained, every change piloted and reversible, and the console trusted again. Regulatory, records, and insider-risk determinations remain with the compliance, records, privacy, security, HR, and legal functions — this solution delivers the technical tuning and the evidence, not the ruling.

# 1. Solution Overview — Microsoft Purview Optimization & Tune-Up

## What this solution is

This solution is a structured tune-up of an existing Microsoft Purview deployment whose signal has decayed into noise. Over time, DLP rules match too broadly, sensitivity/auto-labeling flags the wrong content, insider-risk indicators fire on ordinary behaviour, and alert policies page on volumes that no one acts on. The result is alert fatigue — analysts stop trusting the console, real violations hide in the noise, and the compliance program looks busy but is not defensible. This solution reduces false positives and alert noise across DLP, sensitivity/auto-labeling, insider-risk indicators, and alert policies, using each capability's own simulation / test mode so nothing is changed blind, then validates the reduction against pass/fail gates before re-enforcing.

It is written for an administrator who already has Purview running and now needs to make it accurate. It does not stand up a greenfield deployment — it measures what your existing policies do, finds the noisy rules, tunes them in simulation, proves the false-positive rate dropped without letting real detections through, and re-enforces under change control.

It is precision work, not policy authorship. This solution does not decide what your DLP should protect, what a sensitivity label *means*, or whether a given insider-risk signal is a real HR concern. Those are determinations owned by compliance, records, privacy, security, HR, and legal. Here you make the *existing* policy set fire on the right things — fewer false positives, less noise, higher trust — while every determination stays with its owner.

## The four noise sources this tunes

DLP false positives — rules that match on too-low a confidence level, **too-low an instance

count, or without the exceptions real business workflows need (e.g. a finance mailbox that   legitimately handles card-like numbers). Tuned by raising the confidence level, adjusting the   min/max instance count on the sensitive-information-type condition, and adding `ExceptIf`   conditions — all measured first in simulation** (TestWithoutNotifications).

Sensitivity / auto-labeling over-reach — auto-labeling policies applying (or recommending) a

label to content that should not carry it, driven by over-broad SIT matching. Auto-labeling has a   first-class simulation mode (TestWithoutNotifications) that shows exactly what *would* be   labeled before anything is; tuning uses that view to tighten the conditions before enforcing.

Insider-risk indicator noise — policies firing on too many low-value indicators or **too

short a triggering window, producing alerts HR/analysts dismiss. Insider Risk is HR- and   privacy-sensitive: this solution tunes it in the portal, under strict role separation and   privacy-by-design (pseudonymization on where available), and the *outcome* of any case is   deferred to HR/legal** — you tune the noise, not the verdict.

Alert-policy noise — alert policies (Get-ProtectionAlert) with thresholds too low or

no aggregation, paging on every single event. Tuned by raising the threshold, switching to   aggregated alerting, and scoping notification recipients — so an alert means something again.

## How the signal is measured

DLP match and false-positive detail comes from Get-DlpDetailReport (Security & Compliance

PowerShell), which returns per-match records including whether a user overrode the policy or   reported a false positive, and the matching rule — the raw material for finding the noisiest   rules. *(Availability/retention window is tenant-dependent — verify.)*

Activity and alert volume comes from Search-UnifiedAuditLog filtered to the DLP and

alert record types, and from the alert policies themselves (Get-ProtectionAlert).

Auto-labeling impact is read from the policy's simulation results before any label is applied.

Everything the scripts read is read-only; everything they change is **-WhatIf / -Commit

gated and lands the policy in simulation first**.

## What is authored exactly vs deferred / flagged

Exact cmdlets and portal navigation are given for the Microsoft Purview portal

(purview.microsoft.com), Security & Compliance PowerShell (Connect-IPPSSession), and   Exchange Online PowerShell (Search-UnifiedAuditLog). Where a surface still lives in the classic   compliance portal, both locations are named.

Licensing is plan-gated and flagged. Advanced DLP, auto-labeling, and Insider Risk Management

generally require Microsoft 365 E5 / E5 Compliance — availability is "verify your   licensing/tenant", never assumed.

The portal is evolving. Menu and card names shift and surfaces move between the classic and new

portals — where a path is version-dependent, this solution flags "verify against your current   portal."

Insider-risk cmdlet coverage is limited by design. Insider Risk Management policy tuning is

portal-driven (with narrow, privacy-preserving PowerShell/Graph read surfaces) — this solution   does not invent IRM configuration cmdlets; it gives the exact portal tuning steps under role   separation.

Determinations are deferred. What DLP must protect, what a label means, whether an insider-risk

case is real, and what retention a record needs are owned by compliance, records, privacy,   security, HR, and legal. This solution reduces noise and evidences the reduction; it does not rule.

## The standard deployment model

Assess the current policy set and its false-positive/noise signal → Design the target thresholds, exceptions, and aggregation → Configure the tuning into simulation/test mode (never straight to enforce) → Pilot on a named scope → Validate false positives dropped and no real detections were lost, against pass/fail gates → Expand (enforce) the tuned policies and schedule recurring health checks. Pattern: Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. DLP, label, insider-risk, and alert changes are high-impact — always piloted in simulation/test first.

# 2. Requirements Guide — Microsoft Purview Optimization & Tune-Up

Verify every requirement before tuning anything. Each entry follows Description · Why required · How to verify · How to implement if missing. The category-wide Purview prerequisites (compliance licensing, least-privilege Purview roles, Security & Compliance PowerShell + Graph toolchain, in-scope data sources, compliance/records/privacy/legal stakeholders, and a pilot scope + change control) are in global-requirements-purview.md — confirm those six first; this guide adds the tuning-specific detail and does not duplicate them.

Object names used throughout (use verbatim): pilot tuning scope group Purview Tuning - Pilot (Entra security group scoping the pilot); tuning output/evidence folder .\OPSOPT-out; change record label OPSOPT Tuning Change. This solution creates no new DLP/label/insider-risk/alert policies — it tunes the ones that already exist, named by *your* tenant (e.g. an existing PII - Exchange DLP). Placeholder policy names in examples are illustrative; substitute your real object names.

## 2.1 An existing Purview deployment with policies already live (the thing being tuned)

Description: Live, already-deployed DLP policies, sensitivity/auto-labeling policies, insider-risk policies, and/or alert policies producing the noise you want to reduce. Why required: This is a tune-up, not a build — there must be existing policies and existing alert/false-positive history to measure and adjust. A greenfield tenant has nothing to tune. How to verify: Get-DlpCompliancePolicy, Get-AutoSensitivityLabelPolicy, Get-LabelPolicy, and Get-ProtectionAlert return existing objects; the Purview alert queue shows recent volume. OPSOPT-Discovery.ps1 inventories what exists and its current mode. How to implement if missing: If policies do not yet exist, the relevant build solution (DLP, labeling, insider risk) comes first — this solution optimizes the result.

## 2.2 Licensing that unlocks the capabilities being tuned (category GR1)

Description: The advanced capabilities most in need of tuning — advanced DLP conditions, auto-labeling, and Insider Risk Management — generally require Microsoft 365 E5 or the E5 Compliance add-on. Baseline DLP/labeling exists at lower tiers. Why required: Simulation modes, advanced SIT conditions, and IRM tuning surfaces are plan-gated; without the plan the tuning surfaces are missing. How to verify: M365 admin center → confirm E5 / E5 Compliance; in the Purview portal confirm auto-labeling simulation and Insider Risk are present. Flag "verify your licensing/tenant" on any capability a plan gate touches. How to implement if missing: Assign/purchase the required licensing before relying on the plan-gated tuning surfaces.

## 2.3 Least-privilege tuning roles — separated from policy authorship and from insider-risk (category GR2)

Description: To tune DLP/labeling/alerts you need Compliance Administrator or Compliance Data Administrator (or the specific DLP Compliance Management / Information Protection role groups). To tune Insider Risk Management you need an Insider Risk Management role group, held separately from DLP/label admins and from HR/legal reviewers. Why required: Purview uses fine-grained role groups; tuning requires the matching role, and Insider Risk is HR/privacy-sensitive — role separation between *tuning the noise* and *reviewing a case* is mandatory. How to verify: Purview portal → Roles & scopes → Permissions (or Get-RoleGroupMember) shows the tuning roles held by the tuning admin and the IRM role held by a separate identity. How to implement if missing: Assign the least-privilege role group under change control; keep the IRM role separate. OPSOPT-Discovery.ps1 reports the current role membership it can see.

## 2.4 A false-positive / noise signal to tune against (the evidence)

Description: Enough recent DLP match history, override / false-positive reports, and alert volume to identify the noisiest rules. Get-DlpDetailReport surfaces per-match records including user overrides and reported false positives; Search-UnifiedAuditLog and Get-ProtectionAlert surface alert volume. Why required: Tuning without measurement is guessing. You tune the rules the evidence shows are noisy, not the ones you suspect. How to verify: Get-DlpDetailReport returns rows for a recent window; unified audit log ingestion is on (Get-AdminAuditLogConfig | Select UnifiedAuditLogIngestionEnabled = True). OPSOPT-Report.ps1 produces the noise baseline. How to implement if missing: Enable audit ingestion (Set-AdminAuditLogConfig -UnifiedAuditLogIngestionEnabled $true) and allow the reporting window to populate before tuning; the report window is tenant-dependent — verify your retention.

## 2.5 Simulation / test mode available on each policy being tuned (category GR6)

Description: Each capability's non-enforcing mode: DLP `TestWithNotifications` / `TestWithoutNotifications`, auto-labeling TestWithoutNotifications (simulation), and, for insider-risk and alert policies, the ability to observe without acting. Tuning is always validated in these modes before re-enforcing. Why required: DLP/label/insider-risk changes are high-impact; the house model requires pilot in simulation/test first so a mis-tuned rule cannot block or mislabel real content. How to verify: Get-DlpCompliancePolicy | Select Name,Mode shows the mode; auto-labeling policies expose a simulation state; alert policies can be set non-notifying. How to implement if missing: If a policy cannot be placed in a test mode, do not tune it live — escalate to change control. OPSOPT-Tune.ps1 moves a policy into simulation as its first action.

## 2.6 A named pilot scope and change control (category GR6)

Description: A limited pilot scope — the Entra group Purview Tuning - Pilot (users/sites the tuned policy will apply to first) — plus a change-control path and named approver for the re-enforce step. Why required: Every tuning change is piloted on a bounded scope and validated before tenant-wide re-enforcement; the re-enforce is a governed action. How to verify: The group Purview Tuning - Pilot exists and is populated; a change window and approver are named. How to implement if missing: Create and populate the pilot group and agree the change window before running OPSOPT-Tune.ps1 -Commit.

## 2.7 PowerShell toolchain — S&C PowerShell + Exchange Online (category GR3)

Description: A workstation with the ExchangeOnlineManagement module (provides both Connect-IPPSSession for Security & Compliance PowerShell — home of Get/Set-DlpCompliancePolicy, Get/Set-DlpComplianceRule, Get/Set-AutoSensitivityLabelPolicy, Get/Set-ProtectionAlert, Get-DlpDetailReport — and Connect-ExchangeOnline for Search-UnifiedAuditLog / Get-AdminAuditLogConfig), with a modern-auth / MFA-capable admin. Why required: The five provided scripts and the exports run through these cmdlets. How to verify: Connect-IPPSSession and Connect-ExchangeOnline succeed; Get-Command Get-DlpDetailReport resolves (its availability is tenant/version-dependent — verify). How to implement if missing: Install-Module ExchangeOnlineManagement, confirm modern-auth sign-in, then run the scripts.

## 2.8 Business-workflow context for exceptions (so tuning removes noise, not signal)

Description: Knowledge of the legitimate business workflows that currently trip DLP/labeling (e.g. a finance team that must email invoices, a legal team that handles contracts with ID-like numbers) so exceptions are justified, not blanket. Why required: A false positive is only false *relative to intended policy*. Adding an ExceptIf without business context can silently open a real gap — a determination owned by compliance/data owners, not the tuner. How to verify: Each proposed exception has a named business owner and a written justification captured in .\OPSOPT-out. How to implement if missing: Confirm the workflow and owner before adding the exception; record the justification with the change. The tuner supplies the technical method; compliance/data owners rule on whether the exception is acceptable.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — Microsoft Purview Optimization & Tune-Up

Follow these steps in order. Portal navigation is given for the new Microsoft Purview portal (https://purview.microsoft.com) and, where a surface still lives there, the classic compliance portal (https://compliance.microsoft.com) — surfaces are actively moving, so where a path is version-dependent both are named and you verify against your current portal. PowerShell is Security & Compliance PowerShell (Connect-IPPSSession) plus Exchange Online PowerShell (Search-UnifiedAuditLog, Get-AdminAuditLogConfig).

Consoles used:

Microsoft Purview portal — https://purview.microsoft.com

Classic compliance portal — https://compliance.microsoft.com (fallback for a surface not moved)

Security & Compliance PowerShell — Connect-IPPSSession

Exchange Online PowerShell — Connect-ExchangeOnline (audit config + unified audit log)

Model: Baseline the noise; design the target thresholds/exceptions/aggregation; move each policy into simulation/test; tune; pilot on Purview Tuning - Pilot; validate false positives dropped and no real detection was lost; then re-enforce and schedule health checks. Assess → Design → Configure → Pilot (simulate) → Validate → Expand (enforce).

Artifact names (use verbatim): pilot scope group Purview Tuning - Pilot; evidence/change folder .\OPSOPT-out; change record label OPSOPT Tuning Change. No new policies are created — you tune the tenant's existing named objects (substitute your real names for the illustrative PII - Exchange DLP etc.).

Risk + rollback (read first): Tuning changes are high-impact — a wrong threshold can let a real leak through, a wrong exception can open a gap, a wrong label can misclassify. Therefore every change lands in simulation/test first (never straight to enforce), is piloted on Purview Tuning - Pilot, and is validated against the pass/fail gates below. Rollback: each script records the prior value of every setting it changes to .\OPSOPT-out\rollback-<policy>.json; reverting is re-applying that recorded value (OPSOPT-Tune.ps1 -Rollback). Re-enforce (Set-DlpCompliancePolicy -Mode Enable) is a separate, approved step, never bundled with the tuning edit. Insider-risk case *outcomes* are HR/legal's — this solution never actions a case.

__________________________________________________

## Phase 1 — Assess (read-only, no changes)

### Step 1 — Baseline the current policy set and its mode

Connect: Connect-IPPSSession and Connect-ExchangeOnline.

Run OPSOPT-Discovery.ps1. It reports, read-only:

every DLP policy and its Mode (Enable / TestWithNotifications /

TestWithoutNotifications / Disable), and each policy's rules with their      sensitive-information-type conditions, confidence level, and instance-count settings;

every auto-labeling policy and whether it is in simulation;

every alert policy (Get-ProtectionAlert) with its threshold, aggregation type, and

notification recipients;

the insider-risk role/state signals it can read (portal-owned — see Step 9);

UnifiedAuditLogIngestionEnabled state.

Pass/fail gate: you have a written inventory of every policy, its mode, and its tunable settings.

If audit ingestion is False, resolve it (Requirement 2.4) before expecting meaningful noise data.

### Step 2 — Baseline the noise (the evidence you'll tune against)

Run OPSOPT-Report.ps1 -Days 30 -OutputFolder .\OPSOPT-out. It writes:

dlp-noise-by-rule.csv — from Get-DlpDetailReport: matches per rule, user overrides, and

reported false positives, ranked so the noisiest rules surface first;

alert-volume.csv — from Search-UnifiedAuditLog + Get-ProtectionAlert: alert counts by policy

over the window.

Pass/fail gate: a ranked list of the top noisy rules/alert policies exists, with a

false-positive/override rate per rule — the tuning target set. If the window is empty, enable/await    audit ingestion (Requirement 2.4) — an empty window is a data gap, not "no noise."

__________________________________________________

## Phase 2 — Design

### Step 3 — Design the target thresholds, exceptions, and aggregation

For each noisy DLP rule, decide the change from the evidence, with the data owner (Req 2.8):

raise the confidence level (e.g. Medium → High) where low-confidence matches dominate the FPs;

raise the min instance count where single-instance matches are the noise (e.g. require ≥ 10

card numbers, not 1);

add a justified ExceptIf condition for a legitimate workflow (sender/recipient/site) — each

with a named owner and written justification captured in .\OPSOPT-out.

For each noisy auto-labeling policy, decide the tightened SIT conditions to test in simulation.

For each noisy alert policy, decide the new threshold and whether to switch to aggregated

alerting and trim notification recipients.

Do not design an insider-risk *outcome* — only the indicator/threshold noise to reduce

(Step 9), leaving case verdicts to HR/legal.

### Step 4 — Record the change set and rollback baseline

Run OPSOPT-Scope-Health.ps1 -OutputFolder .\OPSOPT-out to snapshot the current value of

every setting you intend to change (mode, confidence, instance count, threshold, aggregation) into    .\OPSOPT-out\rollback-<policy>.json.

Pass/fail gate: a rollback baseline exists for every policy in the change set, and the pilot scope

group Purview Tuning - Pilot is populated (Requirement 2.6).

__________________________________________________

## Phase 3 — Configure (governed; simulation first)

### Step 5 — Move each targeted DLP policy into simulation

Preview: OPSOPT-Tune.ps1 -Policy "PII - Exchange DLP" -ToSimulation -WhatIf — shows the mode

change it *would* make (Set-DlpCompliancePolicy -Mode TestWithoutNotifications).

When approved under change control: re-run with -Commit. TestWithoutNotifications gathers

match data silently (no user tips/emails) so tuning does not alarm users.

Pass/fail gate: Get-DlpCompliancePolicy "PII - Exchange DLP" | Select Mode shows a Test

mode — the policy is no longer enforcing while you tune.

### Step 6 — Apply the DLP rule tuning (in simulation)

Preview: **`OPSOPT-Tune.ps1 -Policy "PII - Exchange DLP" -Rule "PII - High Volume" -MinConfidence

High -MinCount 10 -WhatIf** — shows the intended Set-DlpComplianceRule` change to the    sensitive-information-type condition.

To add a justified exception: **`... -ExceptIfFrom "finance-ap@contoso.com" -Justification "AP mailbox

handles supplier card refs — owner: Finance Controller" -WhatIf`**.

When approved: re-run with -Commit. The prior values are written to

.\OPSOPT-out\rollback-<policy>.json first.

Pass/fail gate: Get-DlpComplianceRule reflects the new confidence/instance/exception, and the

rollback file records the prior values.

### Step 7 — Put noisy auto-labeling into simulation and tighten

Preview then commit: **`OPSOPT-Tune.ps1 -AutoLabelPolicy "Auto - Confidential" -ToSimulation

-WhatIf** → -Commit (Set-AutoSensitivityLabelPolicy -Mode TestWithoutNotifications`).

In the portal, open **Purview portal → Information Protection → Auto-labeling → <policy> →

Simulation and review what would be labeled with the tightened conditions — verify against    your current portal** if the menu differs. Nothing is labeled while in simulation.

Pass/fail gate: the auto-labeling policy is in simulation and the simulation preview shows

the over-labeling reduced (fewer wrong candidates) without dropping the content that *should* be    labeled.

### Step 8 — Tune noisy alert policies

Preview: **`OPSOPT-Tune.ps1 -AlertPolicy "Elevated DLP activity" -Threshold 25 -Aggregation

SimpleAggregation -WhatIf** — shows the intended Set-ProtectionAlert` change.

When approved: re-run with -Commit (records prior threshold/aggregation for rollback).

Pass/fail gate: Get-ProtectionAlert "Elevated DLP activity" shows the raised threshold /

aggregated mode; recipient list trimmed to those who act on it.

### Step 9 — Tune insider-risk noise in the portal (role-separated, privacy-by-design)

As the separate Insider Risk Management role holder (Requirement 2.3), open **Purview portal →

Insider Risk Management → Policies → <policy> — verify against your current portal**.

Reduce noise by the portal-supported levers only: de-select low-value indicators, **raise the

triggering-event threshold / lengthen the window, and confirm privacy settings    (pseudonymization / anonymization on** where available) so tuning does not expose identities.

This is portal-driven — no IRM configuration cmdlets are invented here. Capture the before/after

settings as evidence in .\OPSOPT-out.

Pass/fail gate: the policy's noisy indicators are trimmed, privacy settings confirmed, and role

separation intact. Any case outcome is HR/legal's — this step tunes signal only, never a verdict.

__________________________________________________

## Phase 4 — Pilot & Validate

### Step 10 — Pilot the tuned policies on `Purview Tuning - Pilot`

Ensure the tuned DLP/label policies are scoped to include Purview Tuning - Pilot (locations/users).

Let the simulation run over an agreed observation window so fresh match data accrues under the new

settings.

Re-run OPSOPT-Report.ps1 -Days <window> -OutputFolder .\OPSOPT-out and compare

dlp-noise-by-rule.csv before vs after.

### Step 11 — Validate the reduction against pass/fail gates

Run OPSOPT-Validation.ps1 -OutputFolder .\OPSOPT-out. It checks and reports PASS/FAIL for:

each tuned policy is currently in a Test/simulation mode (nothing was enforced blind);

the false-positive / override rate for each tuned rule dropped vs the Step 2 baseline;

a known-true-positive probe (a seeded/known-sensitive sample, or a labeled prior true match)

still matches — proving tuning removed noise, not signal;

alert-policy thresholds/aggregation are applied; rollback baselines exist.

Gate: false positives down and the true-positive probe still fires for every tuned

policy, or the change is rolled back (OPSOPT-Tune.ps1 -Rollback). Never re-enforce a policy that    failed the true-positive probe.

__________________________________________________

## Phase 5 — Expand (enforce) & Operate

### Step 12 — Re-enforce the validated policies (separate, approved step)

For each policy that passed Step 11, under change control: **`OPSOPT-Tune.ps1 -Policy "PII -

Exchange DLP" -Enforce -WhatIf** → -Commit (Set-DlpCompliancePolicy -Mode Enable`); take    auto-labeling out of simulation to On in the portal.

Pass/fail gate: Get-DlpCompliancePolicy | Select Name,Mode shows the tuned policies back at

Enable, now with the noise removed; alert policies notifying only on the raised thresholds.

### Step 13 — Schedule recurring health checks

Schedule OPSOPT-Report.ps1 (e.g. weekly) to track the false-positive/noise trend over time.

Schedule OPSOPT-Scope-Health.ps1 (e.g. weekly) to catch drift — a policy re-enforced

without pilot, a threshold reverted, a new noisy rule, or simulation left on too long.

Review the trend with compliance/security/HR on a cadence. Determinations arising (a new

exception's acceptability, whether an insider-risk pattern is real) are routed to the owning    governance function — this solution reduces the noise and evidences it; it does not rule.

# 5. Testing Guide — Microsoft Purview Optimization & Tune-Up

Run after the noise baseline and after each tuning change. Every test is safe; the simulation-mode check and the true-positive probe are the gates before any policy is re-enforced. All commands are Connect-IPPSSession / Connect-ExchangeOnline.

## Test 1 — Inventory and current mode are captured

Do: Run OPSOPT-Discovery.ps1; compare against the Purview portal policy list. Expected: Every DLP, auto-labeling, and alert policy appears with its correct Mode/threshold; audit ingestion state is reported. Matches the portal.

## Test 2 — Noise baseline is quantified

Do: Run OPSOPT-Report.ps1 -Days 30 -OutputFolder .\OPSOPT-out; inspect dlp-noise-by-rule.csv. Expected: Rules are ranked by match volume with an override / reported-false-positive rate per rule; the noisiest rules are identifiable (confirms Requirement 2.4).

## Test 3 — A change lands in simulation, not enforce

Do: Run OPSOPT-Tune.ps1 -Policy "PII - Exchange DLP" -ToSimulation -Commit; re-run OPSOPT-Discovery.ps1. Expected: The policy Mode is a Test mode (TestWithoutNotifications) — it is not enforcing while tuned. No user notifications were sent.

## Test 4 — Dry-run makes no changes

Do: Run OPSOPT-Tune.ps1 -Policy "PII - Exchange DLP" -Rule "PII - High Volume" -MinConfidence High -WhatIf; afterward re-run OPSOPT-Discovery.ps1. Expected: The dry-run prints the intended Set-DlpComplianceRule change; the rule's confidence is unchanged — -WhatIf truly changed nothing.

## Test 5 — Rollback baseline is recorded before a commit

Do: Run a tuning -Commit; inspect .\OPSOPT-out\rollback-<policy>.json. Expected: The file records the prior confidence/instance/threshold/mode values before the change — rollback is possible.

## Test 6 — False positives drop after tuning

Do: After the observation window, re-run OPSOPT-Report.ps1 and compare dlp-noise-by-rule.csv before vs after for each tuned rule. Expected: The tuned rule's match volume and override/false-positive rate are lower.

## Test 7 — The true-positive probe still fires (signal not lost)

Do: Run OPSOPT-Validation.ps1 -OutputFolder .\OPSOPT-out with a known-sensitive sample (or a labeled prior true match) in scope. Expected: The tuned rule still matches the genuinely sensitive item — proving the tuning removed noise, not signal. A FAIL here blocks re-enforcement.

## Test 8 — Alert noise is reduced

Do: Run OPSOPT-Report.ps1; compare alert-volume.csv before vs after tuning the alert policy. Expected: Alert volume for the tuned policy drops to the raised-threshold / aggregated level; recipients are trimmed to those who act.

## Test 9 — Rollback works

Do: Run OPSOPT-Tune.ps1 -Policy "PII - Exchange DLP" -Rollback; re-run OPSOPT-Discovery.ps1. Expected: The policy/rule returns to its recorded prior values — the change is fully reversible.

## Test 10 — Re-enforce is a separate, validated step

Do: Only after Tests 6–7 pass, run OPSOPT-Tune.ps1 -Policy "PII - Exchange DLP" -Enforce -Commit. Expected: Get-DlpCompliancePolicy | Select Name,Mode shows Enable — the tuned policy is enforcing again, with the noise removed. No policy that failed Test 7 is here.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Tuning pass | Tests 1–5 pass; every change is in simulation with a rollback baseline recorded, nothing enforced blind |
| Validation pass | Tests 6–8 pass and Test 7 (true-positive probe) passes for every tuned policy — false positives down, signal retained |
| Enforce pass | Test 10 passes only for policies that cleared the Validation gate; failed policies are rolled back (Test 9), not enforced |

# 6. Troubleshooting — Microsoft Purview Optimization & Tune-Up

The failure modes you'll hit baselining noise and tuning policies. Each: symptom → likely cause → fix. Most "the tuning broke something" reports are a change that skipped simulation, a rollback baseline that wasn't captured, or a true-positive probe that was never run — this guide separates those from real faults. PowerShell is Security & Compliance PowerShell (Connect-IPPSSession) plus Exchange Online PowerShell (Connect-ExchangeOnline for Search-UnifiedAuditLog).

## `OPSOPT-Report.ps1` produces an empty or tiny noise baseline

Cause A — audit ingestion off. UnifiedAuditLogIngestionEnabled = False, so there's little data

to rank. Fix: enable unified audit (Requirement 2.4), allow activation time, re-run over a fresh   window. An empty window is a data gap, not "no noise."

Cause B — `Get-DlpDetailReport` unavailable / short retention. The detail report is

licensing-/tenant-dependent (E5 / E5 Compliance) and has a limited retention window. Fix: confirm   licensing; shorten -Days to the available window; verify your tenant.

Cause C — no matches yet. Policies genuinely aren't matching in the window. Fix: widen

-Days; confirm the policies are actually scoped to active locations.

## `Get-DlpDetailReport` / `Search-UnifiedAuditLog` "term is not recognized"

Cause: wrong endpoint. Get-DlpDetailReport, Get-DlpComplianceRule, Get-ProtectionAlert are

S&C PowerShell (Connect-IPPSSession); Search-UnifiedAuditLog / Get-AdminAuditLogConfig are   Exchange Online (Connect-ExchangeOnline). Fix: connect the right endpoint; both ship in   ExchangeOnlineManagement.

## A tuning `-Commit` changed a policy but there's no rollback file

Cause: the change bypassed the pipeline (a manual portal/Set-* edit), so no prior value was

captured. Fix: run OPSOPT-Scope-Health.ps1 -Policies "…" to snapshot the current value as a   baseline before the next change; going forward only tune through OPSOPT-Tune.ps1, which records   the prior value first. Note the first-captured baseline is never overwritten.

## `OPSOPT-Tune.ps1 -Rollback` throws "No rollback baseline"

Cause: no rollback-<policy>.json exists for that policy/rule (never captured, or the

-OutputFolder differs). Fix: point -OutputFolder at the folder that holds the baselines;   confirm the file exists. If it was never captured, the prior value can only come from your own change   record — do not guess; restore from documented values.

## A policy is still enforcing while you tune it

Cause: it was never moved to simulation, or the mode change didn't commit. Fix: run

OPSOPT-Tune.ps1 -Policy "…" -ToSimulation -Commit; confirm Get-DlpCompliancePolicy | Select   Name,Mode shows a Test mode. Never tune a rule while the policy enforces — you'd change live   blocking behavior.

## Simulation shows no matches for content you tightened

Cause A — propagation latency. Mode/rule changes take time to propagate before they evaluate.

Fix: allow time, re-check.

Cause B — you tightened too far. Raising confidence/instance count can push a genuinely sensitive

item below the threshold. Fix: this is exactly what the true-positive probe (Test 7) catches —   run OPSOPT-Validation.ps1 -ProbeRule "…" -ProbeMatched:$false and roll back; you removed   signal, not noise.

## The true-positive probe fails after tuning

Cause: the tuned condition no longer matches a known-sensitive sample. Fix: this is a **hard

stop — do not** re-enforce. Roll back (OPSOPT-Tune.ps1 -Policy "…" -Rollback -Commit), loosen the   change (lower the confidence/instance step, narrow the exception), re-pilot, and re-probe. *Whether a   sample is genuinely sensitive is the data owner's determination.*

## False positives didn't drop after tuning

Cause A — window too short. Fresh match data hasn't accrued under the new settings. Fix: let

the observation window run, re-run OPSOPT-Report.ps1, compare before/after.

Cause B — wrong lever. The noise was single-instance, but you raised confidence (or vice-versa).

Fix: re-read dlp-noise-by-rule.csv — raise instance count for single-instance noise, raise   confidence for low-confidence noise, add an ExceptIf for a specific legitimate workflow.

## Adding an exception is rejected — "requires -Justification"

Cause: by design — every -ExceptIfFrom exception must carry a written -Justification with a

named owner (Requirement 2.8). Fix: re-run with -Justification "…"; it's recorded to   exception-justifications.tsv as evidence.

## Alert volume didn't fall after raising the threshold / aggregating

Cause: the change didn't commit, or recipients weren't trimmed. Fix: confirm

Get-ProtectionAlert "…" | Select Threshold,AggregationType; re-run OPSOPT-Report.ps1 and compare   alert-volume.csv; trim the notification list to those who act on the alert.

## Insider-risk noise won't tune from PowerShell

Cause: insider-risk policy tuning is portal-driven and role-separated — there are no supported

IRM configuration cmdlets here (Implementation Step 9). Fix: as the separate Insider Risk   Management role holder, adjust indicators/thresholds and confirm pseudonymization/anonymization in   the portal; capture before/after as evidence. Any case outcome is HR/legal's — never a verdict from   this solution.

## When to escalate beyond this solution

Whether a new exception is acceptable, or whether a detection pattern is a real risk → the owning

data owner / compliance / security function (this solution reduces and evidences noise; it does not   rule on acceptability).

Insider-risk / communication-compliance case outcomes → HR / legal, with privacy-by-design and

role separation intact.

A capability genuinely missing despite correct licensing → verify against current Microsoft

documentation and open a Microsoft support case; Purview surfaces and cmdlets evolve.

# 7. Best Practices — Microsoft Purview Optimization & Tune-Up

Tune on evidence, never on a hunch. Start from OPSOPT-Report.ps1 — adjust the rules the

override / reported-false-positive data shows are noisy, ranked by volume. The console *feels*   noisy everywhere; the data tells you *where*.

Simulation first, always. Every change lands in a Test mode (TestWithoutNotifications for

DLP, simulation for auto-labeling) before it enforces. Re-enforce is a separate, approved step —   never bundle the tuning edit with the Enable.

Never remove signal to remove noise — prove it with a true-positive probe. Before re-enforcing,

confirm a known-sensitive item still matches. A quieter console that also misses real leaks is a   worse outcome than the noise you started with.

Raise confidence and instance count before adding exceptions. Tightening the confidence level

and min instance count on the SIT condition removes the most false positives with the least risk   of opening a gap. Reach for ExceptIf exceptions only when a specific workflow demands it.

Every exception needs a named owner and a written justification. A false positive is only false

relative to intended policy — an unjustified ExceptIf can silently open a real hole. Capture the   owner and reason in .\OPSOPT-out; the *acceptability* of the exception is compliance/data owners'   call, not the tuner's.

Record the prior value before you change it. Rollback is only real if the baseline was captured —

OPSOPT-Tune.ps1 writes rollback-<policy>.json before every commit; keep it.

Fix alert noise at the threshold and aggregation, not by muting. Raise the threshold, switch

to aggregated alerting, and trim recipients to those who act — so an alert means something. Do not   disable an alert policy to silence it.

Insider Risk is HR/privacy-sensitive — tune it under strict role separation and privacy-by-design.

Keep the IRM role separate from DLP/label admins and from case reviewers; keep pseudonymization   on where available. Tune the indicator/threshold noise only — case outcomes are HR/legal's.

Don't leave simulation on forever. Simulation is for tuning, not a resting state — a DLP policy

sitting in TestWithoutNotifications is not protecting anything. Validate, then re-enforce, and   let OPSOPT-Scope-Health.ps1 flag policies stuck in test too long.

Make it recurring. Noise regrows as the estate changes. Schedule the read-only

Discovery → Report → Scope-Health chain (e.g. weekly) to catch new noisy rules, reverted   thresholds, and drift before fatigue sets back in.

Determinations stay with their owners. What DLP must protect, what a label means, and whether an

insider-risk pattern is a real concern belong to compliance, records, privacy, security, HR, and   legal. This solution reduces noise and evidences the reduction — it does not rule.

# 8. Deliverables Summary — Microsoft Purview Optimization & Tune-Up

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | The four noise sources (DLP / auto-labeling / insider-risk / alerts), how the signal is measured, what is authored exactly vs deferred, and the simulation-first model |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing |
| Global Requirements (Purview) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered Purview portal + Security & Compliance PowerShell steps (baseline noise, design, move to simulation, tune, pilot, validate with a true-positive probe, re-enforce, recurring health checks) |
| 5. Testing Guide | Validation procedures with pass/fail gates, incl. the true-positive probe |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| OPSOPT-Discovery.ps1 | Read-only inventory of DLP policies/rules (mode, confidence, instance count), auto-labeling policies (simulation state), alert policies (threshold/aggregation), audit-ingestion state, and readable insider-risk role/state signals |
| OPSOPT-Report.ps1 | Read-only noise baseline: Get-DlpDetailReport match/override/false-positive volume ranked by rule, plus alert volume by policy. Writes dlp-noise-by-rule.csv and alert-volume.csv |
| OPSOPT-Tune.ps1 | Safe tuning — moves a policy to simulation, adjusts DLP rule confidence / instance count / ExceptIf, tunes alert thresholds/aggregation, and re-enforces; -WhatIf by default, -Commit to apply, -Rollback to revert; records prior values to rollback-<policy>.json |
| OPSOPT-Validation.ps1 | Read-only PASS/FAIL: policies in simulation, false-positive rate dropped vs baseline, true-positive probe still fires, thresholds applied, rollback baselines present |
| OPSOPT-Scope-Health.ps1 | Read-only scope/health helper: snapshots current tunable values (rollback baseline), and flags drift — policies stuck in simulation, reverted thresholds, new noisy rules, enforce-without-pilot |

## What the buyer receives

This implementation guide as a branded Word document and PDF.

All five PowerShell scripts in a single ZIP (read-only or -WhatIf by default; no credentials in

code).

A repeatable process following the model: **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce).**

## Outcome

A quieter, more trusted Microsoft Purview console — DLP, auto-labeling, insider-risk, and alert noise reduced with false positives measurably down and real detections retained (proven by a true-positive probe), every change piloted in simulation and reversible, re-enforced under change control, and a recurring health check keeping the noise from creeping back. Regulatory, records, and insider-risk determinations remain with compliance, records, privacy, security, HR, and legal — this solution reduces the noise and evidences it; it does not rule.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## OPSOPT-Discovery.ps1

Purpose: Baselines the current policy set being tuned: every DLP policy with its Mode (Enable / TestWithNotifications / TestWithoutNotifications / Disable) and each rule's sensitive-information-type confidence level and instance-count; every auto-labeling policy and whether it is in simulation; every alert policy with its threshold/aggregation; and the unified audit-log ingestion state. Read-only — nothing is modified. HOW TO RUN PowerShell 5.1+/7+. Connect first: Connect-IPPSSession                # Security & Compliance PowerShell (DLP / labels / alerts) Connect-ExchangeOnline             # for Get-AdminAuditLogConfig Then: .\OPSOPT-Discovery.ps1 -OutputFolder .\OPSOPT-out EXPECTED RESULTS A console summary and (optional) CSVs of every DLP/auto-label/alert policy and its tunable settings, plus the audit-ingestion state — the tuning baseline. No changes are made. .NOTES Purview — Optimization & Tune-Up. Read-only against Security & Compliance / Exchange Online PowerShell. Cmdlet availability is licensing-/tenant-dependent (E5 / E5 Compliance for advanced surfaces) — verify your tenant. > [CmdletBinding()] param( [string]$OutputFolder )

How to run: PowerShell 5.1+/7+. Connect first: Connect-IPPSSession                # Security & Compliance PowerShell (DLP / labels / alerts) Connect-ExchangeOnline             # for Get-AdminAuditLogConfig Then: .\OPSOPT-Discovery.ps1 -OutputFolder .\OPSOPT-out EXPECTED RESULTS A console summary and (optional) CSVs of every DLP/auto-label/alert policy and its tunable settings, plus the audit-ingestion state — the tuning baseline. No changes are made. .NOTES Purview — Optimization & Tune-Up. Read-only against Security & Compliance / Exchange Online PowerShell. Cmdlet availability is licensing-/tenant-dependent (E5 / E5 Compliance for advanced surfaces) — verify your tenant. > [CmdletBinding()] param( [string]$OutputFolder )

## OPSOPT-Report.ps1

Purpose: Produces the evidence you tune against. Uses Get-DlpDetailReport (Security & Compliance PowerShell) to rank DLP rules by match volume, user overrides, and reported false positives, and Search-UnifiedAuditLog / Get-ProtectionAlert to summarise alert volume by policy. Read-only. HOW TO RUN PowerShell 5.1+/7+. Connect first: Connect-IPPSSession                # for Get-DlpDetailReport Connect-ExchangeOnline             # for Search-UnifiedAuditLog Then: .\OPSOPT-Report.ps1 -Days 30 -OutputFolder .\OPSOPT-out EXPECTED RESULTS dlp-noise-by-rule.csv (matches / overrides / reported-false-positives per rule, noisiest first) and alert-volume.csv (alert count per policy over the window). No changes are made. .NOTES Purview — Optimization & Tune-Up. Read-only. Get-DlpDetailReport availability/retention window is tenant-dependent (E5 / E5 Compliance) — verify your tenant. No credentials in code. > [CmdletBinding()] param( [int]$Days = 30, [string]$OutputFolder = '.\OPSOPT-out' )

How to run: PowerShell 5.1+/7+. Connect first: Connect-IPPSSession                # for Get-DlpDetailReport Connect-ExchangeOnline             # for Search-UnifiedAuditLog Then: .\OPSOPT-Report.ps1 -Days 30 -OutputFolder .\OPSOPT-out EXPECTED RESULTS dlp-noise-by-rule.csv (matches / overrides / reported-false-positives per rule, noisiest first) and alert-volume.csv (alert count per policy over the window). No changes are made. .NOTES Purview — Optimization & Tune-Up. Read-only. Get-DlpDetailReport availability/retention window is tenant-dependent (E5 / E5 Compliance) — verify your tenant. No credentials in code. > [CmdletBinding()] param( [int]$Days = 30, [string]$OutputFolder = '.\OPSOPT-out' )

## OPSOPT-Scope-Health.ps1

Purpose: Two jobs, neither of which changes a live policy: (1) capture the CURRENT value of every setting you intend to tune (DLP policy mode + rule confidence/instance counts, auto-label mode, alert threshold/aggregation) into .\OPSOPT-out\rollback-<policy>.json so a rollback baseline exists BEFORE any change (Implementation Step 4); (2) drift-check the change set — a policy re-enforced without pilot, a policy left in simulation too long, a reverted threshold, and whether the pilot group Purview Tuning - Pilot is populated (Step 13). It only reads tenant policy and writes local baseline/report files. HOW TO RUN PowerShell 5.1+/7+. Connect first: Connect-IPPSSession .\OPSOPT-Scope-Health.ps1 -Policies "PII - Exchange DLP" -AlertPolicies "Elevated DLP activity" -OutputFolder .\OPSOPT-out .\OPSOPT-Scope-Health.ps1 -OutputFolder .\OPSOPT-out          # drift-check all policies, no baseline capture EXPECTED RESULTS rollback-<policy>.json exists for each named policy (prior mode/confidence/threshold), and a drift summary flags any policy enforcing that was never piloted, simulation left on beyond the agreed window, or the pilot group empty. .NOTES Purview — Optimization & Tune-Up. Does not change any live policy. Baseline files are never overwritten (first-captured value is the true rollback point). Insider-risk tuning is portal-driven, not here. No credentials in code. No cmdlets invented. > [CmdletBinding()] param( [string[]]$Policies,                 # DLP policies to baseline (with their rules) [string[]]$AutoLabelPolicies,        # auto-labeling policies to baseline [string[]]$AlertPolicies,            # alert policies to baseline [string]$PilotGroup = 'Purview Tuning - Pilot', [int]$MaxSimulationDays = 30,        # flag a policy left in simulation longer than this (drift) [string]$OutputFolder = '.\OPSOPT-out' )

How to run: PowerShell 5.1+/7+. Connect first: Connect-IPPSSession .\OPSOPT-Scope-Health.ps1 -Policies "PII - Exchange DLP" -AlertPolicies "Elevated DLP activity" -OutputFolder .\OPSOPT-out .\OPSOPT-Scope-Health.ps1 -OutputFolder .\OPSOPT-out          # drift-check all policies, no baseline capture EXPECTED RESULTS rollback-<policy>.json exists for each named policy (prior mode/confidence/threshold), and a drift summary flags any policy enforcing that was never piloted, simulation left on beyond the agreed window, or the pilot group empty. .NOTES Purview — Optimization & Tune-Up. Does not change any live policy. Baseline files are never overwritten (first-captured value is the true rollback point). Insider-risk tuning is portal-driven, not here. No credentials in code. No cmdlets invented. > [CmdletBinding()] param( [string[]]$Policies,                 # DLP policies to baseline (with their rules) [string[]]$AutoLabelPolicies,        # auto-labeling policies to baseline [string[]]$AlertPolicies,            # alert policies to baseline [string]$PilotGroup = 'Purview Tuning - Pilot', [int]$MaxSimulationDays = 30,        # flag a policy left in simulation longer than this (drift) [string]$OutputFolder = '.\OPSOPT-out' )

## OPSOPT-Tune.ps1

Purpose: Applies the designed tuning to REDUCE false positives, always landing a policy in simulation/test before enforcing. Supports: -ToSimulation (Set-DlpCompliancePolicy/-AutoSensitivityLabelPolicy -Mode Test...), DLP rule tuning (-MinConfidence / -MinCount / -ExceptIfFrom via Set-DlpComplianceRule), alert tuning (-Threshold / -Aggregation via Set-ProtectionAlert), -Enforce (Mode Enable), and -Rollback. SAFE BY DEFAULT: runs in -WhatIf unless -Commit is given, and records the prior value of every setting to rollback-<policy>.json before changing it. HOW TO RUN PowerShell 5.1+/7+. Connect first: Connect-IPPSSession Move a DLP policy to simulation (dry-run, then commit): .\OPSOPT-Tune.ps1 -Policy "PII - Exchange DLP" -ToSimulation -WhatIf .\OPSOPT-Tune.ps1 -Policy "PII - Exchange DLP" -ToSimulation -Commit Tune a rule (raise confidence + instance count) and add a justified exception: .\OPSOPT-Tune.ps1 -Policy "PII - Exchange DLP" -Rule "PII - High Volume" -MinConfidence High -MinCount 10 ` -ExceptIfFrom "finance-ap@contoso.com" -Justification "AP mailbox handles supplier card refs (owner: Finance Controller)" -Commit Tune an alert policy / re-enforce / roll back: .\OPSOPT-Tune.ps1 -AlertPolicy "Elevated DLP activity" -Threshold 25 -Aggregation SimpleAggregation -Commit .\OPSOPT-Tune.ps1 -Policy "PII - Exchange DLP" -Enforce -Commit .\OPSOPT-Tune.ps1 -Policy "PII - Exchange DLP" -Rollback -Commit EXPECTED RESULTS -WhatIf: one line per intended change; nothing changes. -Commit: the change is applied after the prior value is saved to .\OPSOPT-out\rollback-<policy>.json. -Enforce is a separate, deliberate step. .NOTES Purview — Optimization & Tune-Up. Default mode makes NO changes. Insider-risk policy tuning is portal-driven and NOT handled here (see Implementation Step 9). No credentials in code. > [CmdletBinding()] param( [string]$Policy,                 # DLP policy name [string]$Rule,                   # DLP rule name (within -Policy) [string]$AutoLabelPolicy,        # auto-labeling policy name [string]$AlertPolicy,            # alert policy name (Get/Set-ProtectionAlert)

How to run: PowerShell 5.1+/7+. Connect first: Connect-IPPSSession Move a DLP policy to simulation (dry-run, then commit): .\OPSOPT-Tune.ps1 -Policy "PII - Exchange DLP" -ToSimulation -WhatIf .\OPSOPT-Tune.ps1 -Policy "PII - Exchange DLP" -ToSimulation -Commit Tune a rule (raise confidence + instance count) and add a justified exception: .\OPSOPT-Tune.ps1 -Policy "PII - Exchange DLP" -Rule "PII - High Volume" -MinConfidence High -MinCount 10 ` -ExceptIfFrom "finance-ap@contoso.com" -Justification "AP mailbox handles supplier card refs (owner: Finance Controller)" -Commit Tune an alert policy / re-enforce / roll back: .\OPSOPT-Tune.ps1 -AlertPolicy "Elevated DLP activity" -Threshold 25 -Aggregation SimpleAggregation -Commit .\OPSOPT-Tune.ps1 -Policy "PII - Exchange DLP" -Enforce -Commit .\OPSOPT-Tune.ps1 -Policy "PII - Exchange DLP" -Rollback -Commit EXPECTED RESULTS -WhatIf: one line per intended change; nothing changes. -Commit: the change is applied after the prior value is saved to .\OPSOPT-out\rollback-<policy>.json. -Enforce is a separate, deliberate step. .NOTES Purview — Optimization & Tune-Up. Default mode makes NO changes. Insider-risk policy tuning is portal-driven and NOT handled here (see Implementation Step 9). No credentials in code. > [CmdletBinding()] param( [string]$Policy,                 # DLP policy name [string]$Rule,                   # DLP rule name (within -Policy) [string]$AutoLabelPolicy,        # auto-labeling policy name [string]$AlertPolicy,            # alert policy name (Get/Set-ProtectionAlert)

## OPSOPT-Validation.ps1

Purpose: The gate before any policy is re-enforced. For each tuned policy it checks and reports PASS/FAIL: (1) the policy is currently in a Test/simulation mode (nothing enforced blind); (2) the false-positive / override rate DROPPED vs the Step-2 baseline (compares the before/after dlp-noise-by-rule CSVs); (3) a known-true-positive probe still MATCHES the tuned rule (proving noise, not signal, was removed); (4) alert thresholds/aggregation are applied and a rollback baseline exists. Read-only — it never changes a policy. HOW TO RUN PowerShell 5.1+/7+. Connect first: Connect-IPPSSession .\OPSOPT-Validation.ps1 -OutputFolder .\OPSOPT-out .\OPSOPT-Validation.ps1 -OutputFolder .\OPSOPT-out -BaselineCsv .\OPSOPT-out\dlp-noise-by-rule-baseline.csv -CurrentCsv .\OPSOPT-out\dlp-noise-by-rule.csv ` -ProbeRule "PII - High Volume" -ProbeMatched:$true EXPECTED RESULTS A PASS/FAIL line per check. Overall PASS requires: every tuned policy in simulation, FP rate down, and the true-positive probe still firing. A FAIL blocks re-enforcement (roll back instead). .NOTES Purview — Optimization & Tune-Up. Read-only. The true-positive probe result is supplied by the operator (a seeded/known-sensitive sample or a labeled prior true match) — the script records and gates on it; whether a match is genuinely sensitive is a data-owner determination. No credentials in code. No cmdlets invented. > [CmdletBinding()] param( [string[]]$Policies,                 # tuned DLP policies to validate (default: any with a rollback baseline) [string]$OutputFolder = '.\OPSOPT-out', [string]$BaselineCsv,                # before-tuning dlp-noise-by-rule CSV (copy taken at Step 2) [string]$CurrentCsv,                 # after-window dlp-noise-by-rule CSV (Step 10) [string]$ProbeRule,                  # rule the true-positive probe targets [Nullable[bool]]$ProbeMatched        # operator-supplied: did the known-sensitive sample still match? )

How to run: PowerShell 5.1+/7+. Connect first: Connect-IPPSSession .\OPSOPT-Validation.ps1 -OutputFolder .\OPSOPT-out .\OPSOPT-Validation.ps1 -OutputFolder .\OPSOPT-out -BaselineCsv .\OPSOPT-out\dlp-noise-by-rule-baseline.csv -CurrentCsv .\OPSOPT-out\dlp-noise-by-rule.csv ` -ProbeRule "PII - High Volume" -ProbeMatched:$true EXPECTED RESULTS A PASS/FAIL line per check. Overall PASS requires: every tuned policy in simulation, FP rate down, and the true-positive probe still firing. A FAIL blocks re-enforcement (roll back instead). .NOTES Purview — Optimization & Tune-Up. Read-only. The true-positive probe result is supplied by the operator (a seeded/known-sensitive sample or a labeled prior true match) — the script records and gates on it; whether a match is genuinely sensitive is a data-owner determination. No credentials in code. No cmdlets invented. > [CmdletBinding()] param( [string[]]$Policies,                 # tuned DLP policies to validate (default: any with a rollback baseline) [string]$OutputFolder = '.\OPSOPT-out', [string]$BaselineCsv,                # before-tuning dlp-noise-by-rule CSV (copy taken at Step 2) [string]$CurrentCsv,                 # after-window dlp-noise-by-rule CSV (Step 10) [string]$ProbeRule,                  # rule the true-positive probe targets [Nullable[bool]]$ProbeMatched        # operator-supplied: did the known-sensitive sample still match? )