Regulatory & Immutable Records + File Plan — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary

Some content an organization holds must be more than *retained* — it must be immutable: locked against edit, deletion, and early disposal for its full obligation, and mapped to the authority that requires it. When that is left unaddressed, it is both a compliance gap (the record is not actually protected) and a data-risk exposure (there is no defensible inventory of what is locked and why). This solution delivers exactly that layer in Microsoft Purview Records Management: record labels that lock content in place, regulatory-record labels for the one-way cases regulators demand, and a mapped file plan — every record tagged with its retention authority, category, department, and citation — configured, piloted on a bounded scope, validated, and made operable, so the immutability capability is in place and defensible.

Outcome. Immutable records enforced by the platform: a record label declares an in-place record and locks it against edit and early deletion (reversible only by a records manager, evidenced); a regulatory-record label is the irreversible, cannot-be-shortened lock for genuine legal mandates; and a mapped file plan turns the whole records inventory into evidence — every locked record traces to an authority and a citation, exportable on demand. Records that were "kept somewhere, we think" become a reportable, defensible, tamper-proof inventory.

Approach. The scope is deliberately the locking + mapping layer, and it is aligned to the organization's broader Microsoft Purview program — it reuses that program's foundations rather than rebuilding tenant-wide retention policies, event-based-retention programs, the full disposition-review operation, DLP, or sensitivity labels, and it defers SharePoint library-level mechanics to the SharePoint records product. It implements the records determination provided by records, compliance, and legal; it does not author lock periods, decide record status, or make the regulatory-applicability call. Delivery follows a disciplined, pilot-first model — Assess → Design → Configure → Pilot → Validate → Expand — with file-plan descriptors built first, record labels created and mapped, regulatory labels gated behind explicit sign-off and proven only on a disposable test item, validated against explicit pass/fail gates, and only then expanded to production. Five PowerShell tools (Security & Compliance PowerShell and Graph) handle scope/health, posture assessment, file-plan configuration, record/regulatory-label configuration, and compliance reporting — read-only or dry-run (-WhatIf) by default, with no credentials in code.

Why it is low-risk. Records declaration — and especially the regulatory rung — is high-impact and partly irreversible, so nothing touches production content until it is proven on a pilot. Assessment is read-only; record labels are published to the pilot scope; a regulatory label is applied only to a single disposable test item before any expansion; every record label must be mapped to an authority and citation or the tooling flags it; and every change has a documented rollback with the irreversible actions (regulatory records, completed disposition) explicitly flagged no-rollback and gated on records/ legal sign-off. Plan- and cloud-dependent behavior (records management, the file plan, auto-apply, Government-cloud portal paths) is flagged for tenant verification rather than assumed. The result: records that must be immutable are genuinely locked and fully mapped — a compliance gap and a data-risk exposure turned into a defensible, evidenced records control.

# 1. Solution Overview — Regulatory & Immutable Records + File Plan (Microsoft Purview)

## What this solution is

Some content an organization holds is not merely *retained* — it must be made immutable: locked against edit, deletion, and early disposal for its full obligation, and mapped to the authority that requires it. This solution is a repeatable, pilot-first method to deliver exactly that layer in Microsoft Purview Records Management: record labels that lock content in place (immutable records), regulatory-record labels for the one-way, cannot-be-shortened cases regulators demand, and a mapped file plan — every record label tagged with its retention authority, category, department, citation, and reference ID so the records inventory is reportable and defensible. It is configured, piloted on a bounded scope, validated against explicit pass/fail gates, and made operable — so the immutability capability is in place and defensible, not just described in a binder.

The scope is deliberately the locking + mapping layer, not the whole retention program. Microsoft Purview separates *data lifecycle management* (retention policies and labels as the tenant-wide floor) from *records management* (records declaration, regulatory records, the file plan, disposition). This product implements the records-immutability and file-plan portion in depth. Where tenant-wide retention policies, event-based retention as a program, or a full disposition-review operation are needed, the broader data lifecycle & records management product covers them — this solution references that layer rather than rebuilding it, and keeps label names consistent with it.

## The core distinction — retention vs a record vs a regulatory record

The single most important design decision here is *how strong* the lock must be, and this solution treats it as first-class:

A retention label keeps (and/or deletes) an item for a duration, but the item stays editable

until disposal. It is retention, not immutability.

A record label (-IsRecordLabel $true) declares the item a record: it becomes an in-place

record — it stays where it lives but is locked against edit, deletion, and move per its version   and rules, with an auditable declare/undeclare trail. A records manager can un-declare a   non-regulatory record (evidenced) if the schedule allows.

A regulatory-record label (-Regulatory $true) is the strongest lock: it is one-way. Once

applied it cannot be removed, changed, un-declared, or shortened — not by an admin, not by a   records manager. Use it only where records/legal explicitly require an irreversible lock.

Immutability is a spectrum from "retained but editable" to "locked but reversible" to "locked forever." This solution configures the record and regulatory-record rungs and maps them to the file plan; which rung each category needs is a records/legal determination it takes as input.

## The mapped file plan

A locked record is only defensible if you can say why it is locked and under what authority. The file plan in Microsoft Purview attaches descriptors to each retention/record label:

Retention authority — the schedule or mandate that requires the record (e.g. a records schedule).

Category / sub-category — the records taxonomy the item belongs to.

Department — the owning business function.

Citation — the specific regulatory/legal reference (with an optional URL).

Reference ID — the stable identifier the records program uses.

With these populated, the file plan is a reportable inventory: every immutable record maps to an authority and a citation, labels can be exported/imported in bulk, and an auditor's "show me your records inventory and what requires each" is a report, not a fire drill.

## What this solution is NOT (the deferred boundary)

The records determination is not made here. *Which* content is a record, *which* rung it needs

(record vs regulatory record), *how long* it is locked, the retention authority/citation, and the   disposition authority are determined by the organization's records-management, compliance,   privacy, and legal functions. This solution implements those determinations faithfully; it does   not author retention periods, decide record status, or make regulatory-applicability calls.

**Tenant-wide retention policies, event-based-retention programs, and full disposition-review

operations belong to the broader data lifecycle & records management** product — referenced and   aligned to, not rebuilt here.

Legal holds and eDiscovery determinations (what to preserve for a matter) belong to legal/

eDiscovery, not to this records configuration.

Sensitivity (information-protection) labels and DLP are the province of the broader Purview

program — aligned to, not re-implemented.

SharePoint library-level records mechanics (default library labels, in-place records inside

libraries, PnP-driven application) are the SharePoint records/retention product's province —   referenced, with label names kept consistent.

## Why this matters

A retention schedule that isn't enforced is not a control. A record label in Microsoft

Purview is enforcement the platform executes — the item is genuinely locked against edit and early   deletion, consistently, without relying on users to behave.

Immutability is the defensibility a regulator expects. For records under a mandate, "we intended

to keep it" is not enough; a regulatory-record label is an irreversible lock the platform can   attest to.

A mapped file plan turns records into evidence. Authority, category, department, citation, and

reference ID make the whole records inventory reportable and traceable to the mandate that requires   it — the difference between "we have records somewhere" and "here is our records inventory and what   each is locked under."

Doing this pilot-first avoids the expensive failure mode. A wrong record declaration locks live

content owners out; a mistaken regulatory label is irreversible. Proving the design on a   bounded pilot with disposable test items — before any production content is touched — is the whole   point.

## How it works

File-plan descriptors are created first in Microsoft Purview → Records management → File plan

(or via New-FilePlanProperty* in Security & Compliance PowerShell): the authority, category /    sub-category, citation, department, and reference ID values the labels will carry.

Record labels are created (New-ComplianceTag -IsRecordLabel $true) with a retention action and

duration and the file-plan descriptors attached — these lock content in place when applied.

Regulatory-record labels (New-ComplianceTag -Regulatory $true) are created only for the

categories records/legal designate as one-way, gated behind an explicit sign-off — an irreversible    lock.

Labels are applied by publishing them (users apply the record label to declare a record),

auto-applying by condition, or setting a library default (SharePoint mechanic deferred). Applying a    record label declares the record and locks the item.

The file plan is now a reportable inventory: each label maps to authority/category/department/

citation/reference ID, and labels can be exported/imported in bulk.

Disposition at end of life (for records that end in a reviewed disposal) routes to the Purview

Disposition queue where a named reviewer acts — this solution wires the reviewer role and    reporting and defers the disposition *operation* to the broader records product.

The whole configuration runs through the house model — **Assess → Design → Configure → Pilot →

Validate → Expand** — so immutability is proven on a bounded scope before any production record is    declared.

## The reference design

Inputs (from records/legal): for each in-scope category — record status (record vs **regulatory

record), lock duration and trigger, retention authority, citation, department,   reference ID**, and whether disposal is automatic or reviewed.

File plan (built first): the descriptor set — Authority – Records-Schedule-2026, categories,

citations, departments, reference IDs — so every label is mapped from creation.

Record labels (immutable, reversible): one record label per schedule category that needs an

in-place lock, named consistently, with file-plan descriptors attached — e.g. Record Label –   Contracts-7yr – Pilot.

Regulatory-record labels (one-way): only where records/legal require an irreversible lock —

e.g. Regulatory Record Label – Financial-7yr – Pilot — gated behind explicit sign-off.

Application: published label policies where users declare records manually; auto-apply

policies for categories detectable by condition; SharePoint default-library labels deferred to the   SharePoint records product.

Scope: a static pilot scope for validation; expansion to production (adaptive scopes optional)

only after the gates pass. *Records management, the file plan, regulatory records, and auto-apply are   plan-dependent — verify your licensing in your tenant.*

## Naming convention (used in every doc and script)

Every artifact is named <Purpose> – <Scope> – <Stage> and reused verbatim across the docs, scripts, and Purview admin surfaces:

| Artifact | Name |
| --- | --- |
| Record label (immutable, reversible) | Record Label – Contracts-7yr – Pilot |
| Regulatory-record label (one-way) | Regulatory Record Label – Financial-7yr – Pilot |
| Published label policy (manual declare) | Label Policy – Records-Publish – Pilot |
| Auto-apply label policy | Label Policy – Records-AutoApply – Pilot |
| File-plan retention authority | Authority – Records-Schedule-2026 |
| File-plan category | Category – Contracts |
| File-plan citation | Citation – SOX |
| File-plan department | Department – Finance |
| File-plan reference ID | ReferenceId – REC-CON-001 |
| Pilot scope (static) | Scope – Records-Pilot – Static |
| Disposition reviewer group | Disposition Reviewers – Records – Stage1 |
| Assessment export | Records Posture – Tenant – Discovery |
| Compliance report | Records & File Plan – Tenant – Report |

When the pilot passes and you expand, mint the production equivalents by swapping the – Pilot stage for – Prod (e.g. Record Label – Contracts-7yr – Prod) — never edit a validated pilot artifact in place, and never re-declare a regulatory record.

## Limitations (be honest with buyers)

Records management and the file plan are plan-dependent. Record/regulatory-record labels, the

file plan, auto-apply, and adaptive scopes generally require an E5 / E5 Compliance-class plan or   add-on — verify what your tenant is licensed for.

Regulatory records are one-way and irreversible. A regulatory-record label cannot be removed,

changed, un-declared, or shortened. Use it only where records/legal explicitly require it, and never   apply it to content you are not prepared to keep for its full period.

A record label locks content by design. Owners/users lose edit/delete on declared items;

communicate this before applying record labels to live content.

Declaration and propagation are eventually consistent, not instant. Label publish/auto-apply and

declaration run on service timers (hours to several days; auto-apply of existing content can take 7+   days) — do not judge a pilot on the first minutes.

Disposition is a portal workflow. Reviewers act in the Purview Records management → Disposition

area; this solution wires the role and reports coverage, and points reviewers to the queue rather than   approving disposals from a script.

Commercial vs Government cloud paths differ. Portal URLs and some feature availability differ in

GCC / GCC High / DoD (e.g. *.office365.us, Connect-IPPSSession -ConnectionUri) — verify the   portal path and feature in your cloud.

## The standard deployment model

Assess current records/file-plan posture and ingest the records determination → Design the record/regulatory-label + file-plan map → Configure file-plan descriptors, record labels, and (where required) regulatory labels, staged safe → Pilot on Scope – Records-Pilot – Static (publish/auto-apply to the pilot, declare disposable test items) → Validate against explicit pass/fail gates → Expand to production (adaptive scopes optional) under change control.

Records declaration — and especially regulatory declaration — is high-impact and partly irreversible. Every production change goes through change control with a documented rollback that explicitly flags the no-rollback parts, and nothing expands past the pilot until the Section 5 gates pass.

# 2. Requirements

These are the solution-specific prerequisites for delivering regulatory & immutable records and a mapped file plan in Microsoft Purview. They build on the shared Purview category requirements in global-requirements-purview.md (a Microsoft 365 tenant with the required Purview/compliance licensing; least-privilege Purview roles and portal access; the Security & Compliance PowerShell + Graph toolchain; the in-scope data sources/workloads; the compliance/records/privacy/legal stakeholders; and a pilot scope with change control). Do not repeat those — verify them first, then confirm the records-immutability and file-plan-specific prerequisites below. Each is stated as Description / Why / Verify / Implement if missing.

__________________________________________________

## 2.1 Compliance licensing for records management & the file plan

Description: The Microsoft 365 / Microsoft Purview licensing that unlocks records management —

record labels, regulatory-record labels, the file plan and its descriptors, auto-apply   label policies, and adaptive scopes — which is generally an E5 / E5 Compliance-class plan or   the equivalent Purview add-on. (Basic retention labels are broadly available; the immutability and   file-plan features this solution centers on are the plan-gated ones.)

Why required: These capabilities are plan-gated; without the right plan the record/regulatory

labels and file-plan descriptors in the design cannot be created.

Verify: In the Microsoft 365 admin center → Billing → Licenses, confirm the compliance plan/add-on.

In the Microsoft Purview portal, confirm the Records management solution (with File plan and   Disposition) is visible. *Feature-to-plan mapping changes — verify the exact entitlement in your   tenant.*

Implement if missing: Have licensing assign/purchase the required compliance plan or add-on to the

admin and any accounts that will manage records, before configuration.

## 2.2 The records determination (input from records & legal)

Description: The authoritative determination for the in-scope content: for each category, whether

it is a record or a regulatory record, the lock duration and its trigger (created /   last-modified / labeled / event), the applicable retention authority and regulatory citation,   the owning department and reference ID, and the disposition authority (automatic vs   reviewed, and who reviews).

Why required: This solution implements the determination; it does not author it. Record status

(especially the irreversible regulatory designation), lock periods, and citations are legal/records   calls — without them there is nothing correct and defensible to configure.

Verify: Confirm records/legal has provided (or signed off) a records determination naming each

category's record status, lock period/trigger, authority, citation, department, reference ID, and   disposition path — or at least a pilot subset of categories, and an explicit sign-off for any   regulatory-record category.

Implement if missing: This is **deferred to the records-management / compliance / legal

functions** — request the determination before configuring. Do not invent record status, lock periods,   citations, or the regulatory designation.

## 2.3 Roles for records management, the file plan & disposition

Description: The least-privilege role groups to create and manage records in Microsoft Purview:

Records Management (or Compliance Administrator / Compliance Data Administrator) for record   labels, the file plan, and descriptors; Disposition Management for the named reviewer accounts; and   the workload admin rights (Exchange / SharePoint) where item- or location-level application requires   them.

Why required: Creating record/regulatory labels, building the file plan, and acting on disposition

each require the corresponding Purview role; disposition reviewers must be in Disposition Management   or they cannot see the queue. Applying/declaring records where users do it requires the label be   published to them.

Verify: Microsoft Purview portal → Roles & scopes → Permissions (role groups) — confirm the

admin's membership; confirm reviewers are in Disposition Management.

Implement if missing: Have a Global Admin / Compliance Admin add the accounts to the least-

privilege role groups under change control. Grant Disposition Management only to the named reviewer   accounts, and keep records configuration separate from disposition review (duty separation).

## 2.4 In-scope workloads and their state (Exchange / SPO / OneDrive / Teams)

Description: Confirmation of which workloads and locations hold the records in scope and that

they are in a state a record label can apply to — Exchange mailboxes, SharePoint sites, OneDrive   accounts, Microsoft 365 Groups, and Teams content — plus which of these will publish the record   labels for manual declaration and which will auto-apply by condition.

Why required: Record declaration keys off where the label is published/applied; a record label

locking the wrong location either over-locks live content or misses the records it should cover.

Verify: Confirm the in-scope workloads with stakeholders; identify the pilot locations; identify

any locations that must be excluded from record declaration.

Implement if missing: Define the location scope per workload before authoring labels; document any

deliberate exclusions.

## 2.5 Existing Purview records posture (alignment, not duplication)

Description: Knowledge of the organization's existing records/retention posture — any record

or regulatory labels already in force, existing file-plan descriptors, and any retention labels/   policies the broader lifecycle program owns — so this immutability + file-plan work aligns to it   rather than duplicating labels or conflicting via retention precedence.

Why required: A duplicate record label per workload fragments the file plan; an unaware new label

can interact with existing retention via Microsoft's precedence rules. The broader lifecycle/records   program owns tenant-wide retention policies and must not be re-implemented here.

Verify: Enumerate existing labels and descriptors (Get-ComplianceTag,

Get-FilePlanPropertyAuthority and the other Get-FilePlanProperty* cmdlets) and confirm which are   owned by the broader program (the assessment script does this).

Implement if missing: Engage the lifecycle/records program owners; capture the existing baseline

before adding labels or descriptors, and reuse existing descriptors rather than minting duplicates.

## 2.6 SharePoint records mechanics (referenced, not rebuilt)

Description: For the SharePoint portion of scope, the SharePoint-specific records mechanics —

default library labels, in-place records inside document libraries, and PnP-driven site/library   application — which are implemented in depth by the SharePoint records/retention product.

Why required: This solution configures the record/regulatory labels and the file plan; the

SharePoint-library-level application detail is that product's province. Duplicating it risks divergent   guidance and divergent label names.

Verify: Confirm whether the SharePoint records/retention product is in play for SPO sites; if so,

align label names and defer library-application mechanics to it.

Implement if missing: Where SPO library-level records work is required, use the SharePoint

records/retention product for that mechanic and keep the label inventory consistent across both.

## 2.7 Records/file-plan automation toolchain

Description: The Security & Compliance PowerShell endpoint (Connect-IPPSSession from the

ExchangeOnlineManagement module) for record labels, regulatory labels, and file-plan descriptors   (Get-ComplianceTag / New-ComplianceTag, the New-FilePlanProperty* / Get-FilePlanProperty*   family), and Microsoft Graph PowerShell for supporting directory reads — a modern-auth / MFA-   capable admin.

Why required: The provided scripts and the configuration steps run through Security & Compliance

PowerShell (and Graph for supporting reads); both must connect, and the records/file-plan cmdlets must   be present (they depend on the plan and role in 2.1/2.3).

Verify: Connect-IPPSSession succeeds and Get-ComplianceTag / Get-FilePlanPropertyAuthority

return without error; Connect-MgGraph succeeds where used. In Government clouds, confirm the correct   -ConnectionUri / endpoint.

Implement if missing: Install the ExchangeOnlineManagement and Microsoft.Graph modules and

confirm modern-auth sign-in before running steps. Never store credentials in scripts.

## 2.8 Change control and a documented rollback — with the irreversible parts flagged

Description: An approved change window and a rollback plan specific to records: how to unpublish

a record label policy, how to remove a non-regulatory record label from items, and how a records   manager un-declares a non-regulatory record — plus the explicit statement that a   regulatory-record label, once applied, cannot be removed, changed, un-declared, or shortened.

Why required: Records declaration is high-impact and partly irreversible; a documented, rehearsed

rollback is the safety net for the reversible parts and forces a conscious, signed-off decision on the   irreversible regulatory parts before they are applied.

Verify: Confirm a change ticket, an approver, and a written rollback covering label-policy unpublish,

non-record-label removal, and non-regulatory record un-declaration for the pilot categories — and an   explicit no-rollback flag on every regulatory-record category.

Implement if missing: Author the rollback (Section 3 provides the steps), get change-control

sign-off, and explicitly flag any regulatory-record category as no-rollback with a records/   legal sign-off reference before applying it.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide

This is the ordered, pilot-first method to deliver regulatory & immutable records and a mapped file plan in Microsoft Purview. It follows the house model — Assess → Design → Configure → Pilot → Validate → Expand — and every artifact is named per the convention in Section 1 and reused verbatim in the scripts. Records declaration is high-impact and — for regulatory records — irreversible: record labels are published/auto-applied to the pilot scope only, regulatory labels are applied only to a disposable test item in pilot and gated behind explicit sign-off, and nothing expands to production until the Section 5 gates pass. The records determination and all legal calls are inputs from records/legal — this guide implements them, it does not author them.

Portal paths evolve and are cloud-dependent. Paths below are Microsoft Purview portal (purview.microsoft.com) as of authoring; in GCC/GCC High/DoD the URL and some features differ (*.office365.us). Verify the path and feature availability in your tenant/cloud before relying on it. Where a step is plan-dependent, it is flagged.

__________________________________________________

## Stage 0 — Connect and confirm prerequisites

Confirm Section 2 prerequisites: compliance licensing for records/file plan (2.1), the records

determination from records/legal (2.2), roles incl. Disposition Management (2.3), in-scope workloads    (2.4), existing posture (2.5), and change control with irreversible parts flagged (2.8).

Connect the toolchain from an MFA-capable admin workstation:

Connect-IPPSSession                 # Security & Compliance PowerShell (add -ConnectionUri for Gov clouds)
   Connect-MgGraph -Scopes "Directory.Read.All"   # supporting reads only

Run Resolve-RecordsScope.ps1 to confirm module/connection health and surface plan/cloud hints

before touching anything. Pass/fail: both connections succeed, the script reports the expected    cloud, and Records management (file-plan + records cmdlets) is reachable.

## Stage 1 — Assess (read-only)

Run Assess-RecordsFilePlanPosture.ps1 to produce Records Posture – Tenant – Discovery: the

existing labels (Get-ComplianceTag) with their record / regulatory flags, retention action and    duration; the existing file-plan descriptors (Get-FilePlanPropertyAuthority,    -Category, -SubCategory, -Citation, -Department, -ReferenceId); and which labels are    currently mapped to descriptors vs unmapped.

Review the baseline with the lifecycle/records program owners (2.5): what already exists, which

descriptors can be reused, and which labels the broader program owns.

Pass/fail (Assess gate): a complete inventory export exists; existing record/regulatory labels and

file-plan descriptors are identified; reusable descriptors are flagged; no destructive action was    taken (read-only).

## Stage 2 — Design (map the determination to Purview)

Translate the records/legal determination into a concrete artifact map. Produce a design table with, for each in-scope category:

Category → label rung: plain retention (out of scope here, defer to lifecycle product), record

(immutable, reversible), or regulatory record (one-way). Only the last two are configured here.

Retention action + duration + trigger: keep / keep-then-delete, the lock period, and created /

last-modified / labeled / event trigger.

File-plan descriptors: retention authority, category / sub-category, department,

citation (+URL), reference ID — every record label must map to all that apply.

Application: published (users declare) vs auto-apply (by condition) vs SharePoint default (deferred).

Disposition: automatic vs reviewed (and the named reviewer group).

Locations: which workloads (Exchange / SPO / OneDrive / Groups / Teams).

Name every artifact now (Section 1 table) and record the pilot scope Scope – Records-Pilot – Static (the bounded users/sites/mailboxes and the disposable test items to prove on). Pass/fail (Design gate): every in-scope category maps to a named record or regulatory label with action, duration, trigger, descriptors, application method, disposition, and locations; records/legal has signed off the mapping — especially each regulatory-record and its no-rollback flag.

## Stage 3 — Configure (build, staged safe)

Build in this order. Configuration scripts default to `-WhatIf`/dry-run and only write with `-Commit`; regulatory labels additionally require `-AllowRegulatory -SignOffRef`.

### 3a. File-plan descriptors first (so every label maps from creation)

Create the descriptors the labels will reference via Set-FilePlanDescriptors.ps1 (which wraps the New-FilePlanProperty* family with -WhatIf default). With -Commit it runs, for example:

New-FilePlanPropertyAuthority   -Name "Authority – Records-Schedule-2026"
New-FilePlanPropertyCategory    -Name "Contracts"
New-FilePlanPropertySubCategory -Name "Vendor-Contracts"
New-FilePlanPropertyCitation    -Name "SOX" -CitationUrl "https://contoso.example/citations/sox" `
                                -CitationJurisdiction "US"
New-FilePlanPropertyDepartment  -Name "Finance"
New-FilePlanPropertyReferenceId -Name "REC-CON-001"

Reuse any existing descriptors the assessment found rather than minting duplicates. *(Use the descriptor names your records determination defines — the above are placeholders.)*

### 3b. Record labels (immutable, reversible) with descriptors attached

Create the record labels via Set-ImmutableRecordLabels.ps1 (which wraps New-ComplianceTag with -WhatIf default). Each carries its action, duration, trigger, -IsRecordLabel $true, and the file-plan property built from the descriptors above. The intent the script commits with -Commit:

# Record label (immutable, reversible) — date-based, mapped to the file plan
New-ComplianceTag -Name "Record Label – Contracts-7yr – Pilot" -IsRecordLabel $true `
  -RetentionAction KeepAndDelete -RetentionDuration 2555 -RetentionType ModificationAgeInDays `
  -FilePlanProperty $filePlanProperty

The $filePlanProperty object is built from the descriptor names per Microsoft's documented file-plan property format (authority / category / sub-category / citation / department / reference ID) — the script assembles it for you from the design JSON. Applying this label declares an in-place record and locks the item; a records manager can later un-declare it (evidenced) because it is non-regulatory.

### 3c. Regulatory-record labels (one-way) — gated, pilot only on a disposable item

Only for categories records/legal designate as irreversible, and only with the explicit switch and a sign-off reference:

# Regulatory record label — ONE-WAY: cannot be removed, changed, un-declared, or shortened.
New-ComplianceTag -Name "Regulatory Record Label – Financial-7yr – Pilot" -Regulatory $true `
  -RetentionAction Keep -RetentionDuration 2555 -RetentionType CreationAgeInDays `
  -FilePlanProperty $filePlanProperty

Regulatory records are irreversible. Set-ImmutableRecordLabels.ps1 refuses to set -Regulatory without -AllowRegulatory -SignOffRef "<records/legal ref>". In pilot, apply a regulatory label only to a disposable test item you are prepared to keep for its full period — never to real content.

### 3d. Label policies (publish / auto-apply to the pilot)

Publish the record labels to pilot users (manual declaration) or auto-apply by condition, scoped to the pilot:

# Publish record labels for users to declare (pilot scope)
New-RetentionCompliancePolicy -Name "Label Policy – Records-Publish – Pilot" `
  -ExchangeLocation "pilotuser@contoso.com" `
  -SharePointLocation "https://contoso.sharepoint.com/sites/RecordsPilot"
New-RetentionComplianceRule -Policy "Label Policy – Records-Publish – Pilot" `
  -PublishComplianceTag "Record Label – Contracts-7yr – Pilot"

# Auto-apply a record label by condition (pilot scope) — condition from the determination, not invented
New-RetentionCompliancePolicy -Name "Label Policy – Records-AutoApply – Pilot" `
  -SharePointLocation "https://contoso.sharepoint.com/sites/RecordsPilot"
New-RetentionComplianceRule -Policy "Label Policy – Records-AutoApply – Pilot" `
  -ApplyComplianceTag "Record Label – Contracts-7yr – Pilot" -ContentMatchQuery '"master services agreement"'

*(SharePoint default-library-label application is deferred to the SharePoint records/retention product.)*

### 3e. Disposition reviewers

Ensure the named reviewer accounts are in the Disposition Management role group (2.3) so any reviewed-disposition categories can be actioned in the portal. Keep records configuration and disposition review as separate duties. Pass/fail (Configure gate): every designed descriptor and label exists, every record label is mapped to its file-plan descriptors, regulatory labels exist only where signed off, label policies are pilot-scoped, reviewers are in Disposition Management, and no label is published to production yet.

## Stage 4 — Pilot (prove on the bounded scope)

Confirm the label policies publish/auto-apply to the pilot only.

Declare a record: as a pilot user, apply Record Label – Contracts-7yr – Pilot to a disposable

test item, then attempt to edit/delete/move it — it must be locked.

Regulatory (test only): apply the regulatory label to a **single disposable test item you will

keep for its full period**; confirm it cannot be removed or changed. Do this only if a regulatory    category is in pilot scope and signed off.

Auto-apply: create content matching an auto-apply condition; allow for propagation (hours to

days — up to 7 days for existing content) and confirm the record label applies and locks.

Allow for propagation, then run the Stage 5 validation.

Pass/fail (Pilot gate): on pilot content, record labels declare and lock as designed, every

applied label is mapped to the file plan, the regulatory lock is confirmed irreversible on the    disposable test item, and no content outside the pilot scope is affected.

## Stage 5 — Validate

Run Get-RecordsFilePlanReport.ps1 to produce Records & File Plan – Tenant – Report and work the Section 5 test procedures. Every gate has an explicit pass/fail. Do not expand until all pass.

## Stage 6 — Expand (enforce to production scope)

Mint the production artifacts by swapping – Pilot for – Prod (never edit a validated pilot

artifact in place, and never re-declare a regulatory record): e.g. Record Label – Contracts-7yr –    Prod, Label Policy – Records-Publish – Prod. Descriptors are reused as-is (they are not    stage-suffixed).

Broaden the label-policy locations to the full in-scope workloads (or attach adaptive scopes so

coverage tracks the estate), and publish/auto-apply under change control.

Stage the rollout in rings (by department/site) rather than a single flip where the determination

allows; re-run reporting after each ring.

Pass/fail (Expand gate): production record labels declare and lock across the in-scope workloads,

the report shows every record label mapped to the file plan, regulatory categories are applied only    where signed off, and no unexpected retention conflicts appear.

__________________________________________________

## Rollback (per stage)

Label policies (reversible): unpublish a record label by disabling/removing its rule

(Set-RetentionComplianceRule / remove the rule) or reducing its locations; disable an auto-apply   policy so no further content is declared.

Record labels — non-regulatory (reversible): a records manager can un-declare a

non-regulatory record (auditable), restoring edit/delete; a published label can be unpublished and an   unused non-record label deleted. Do this only per records/legal direction.

File-plan descriptors (reversible before use): an unused descriptor can be removed; a descriptor in

use by a label is retained until the label is retired.

IRREVERSIBLE — no rollback: a regulatory-record label (cannot be removed, changed, un-declared,

or shortened) and any completed disposition (content permanently deleted). These are gated on   records/legal sign-off and must never be exercised beyond a single disposable test item in pilot.

Every production change carries a change ticket, an approver, and this rollback written out for the specific categories in scope, with the regulatory categories explicitly flagged no-rollback.

# 5. Testing & Validation

Ten procedures, each with an explicit pass/fail. Run them at the Pilot and Expand gates. Most records behavior is eventually consistent — allow for service propagation (hours to a few days; up to 7 days for auto-apply of existing content) before declaring a fail. Use the provided scripts where noted; never apply a regulatory-record label to any item you are not prepared to keep for its full period, and never approve a real disposition as a test.

__________________________________________________

### T1 — Toolchain & scope health

Do: Run Resolve-RecordsScope.ps1.

Pass: Connect-IPPSSession (and Graph where used) succeed; the correct cloud is reported; Records

management (file-plan + records cmdlets) is reachable; the pilot scope resolves.

Fail: any connection fails, the wrong cloud/endpoint is reported, records/file-plan cmdlets are

absent (plan/role), or the scope does not resolve.

### T2 — Baseline inventory captured (read-only)

Do: Run Assess-RecordsFilePlanPosture.ps1.

Pass: Records Posture – Tenant – Discovery lists existing labels with record/regulatory flags,

action/duration, and the existing file-plan descriptors; labels are correctly flagged as mapped vs   unmapped; reusable descriptors are identified.

Fail: the inventory is incomplete, mis-flags record/regulatory status, or the script wrote any

change (it must be read-only).

### T3 — File-plan descriptors created as designed

Do: Run the Get-FilePlanPropertyAuthority / -Category / -SubCategory / -Citation /

-Department / -ReferenceId cmdlets (or Get-RecordsFilePlanReport.ps1) for each designed descriptor.

Pass: every designed descriptor exists with the correct name (and, for citations, URL/jurisdiction),

and reused descriptors were not duplicated.

Fail: a designed descriptor is missing, misnamed, or duplicated.

### T4 — Record labels created and mapped to the file plan

Do: Get-ComplianceTag for each designed record label.

Pass: each record label exists with IsRecordLabel true, the correct action/duration/trigger, and

its file-plan descriptors attached (authority/category/department/citation/reference ID as   designed) — matching the Stage 2 design.

Fail: any record label is missing, is not flagged as a record, has the wrong action/duration, or is

unmapped (no file-plan descriptors).

### T5 — Regulatory-record labels exist only where signed off

Do: Get-ComplianceTag and filter for IsRegulatory/Regulatory true.

Pass: a regulatory-record label exists only for categories records/legal signed off, each is

mapped to the file plan, and each has a recorded sign-off reference; no regulatory label exists for a   non-designated category.

Fail: a regulatory label exists without sign-off, a designated regulatory category is a plain record

label instead, or a regulatory label is unmapped.

### T6 — Record declaration locks content

Do: As a pilot user, apply a record label to a disposable pilot test item; attempt to

edit/delete/move it.

Pass: the item is declared an in-place record and is locked against edit/delete/move per its

rules, with a declare entry in the audit trail. Un-declaration by a records manager restores edit/delete   (non-regulatory).

Fail: the item remains editable/deletable, or no record was declared.

### T7 — Regulatory lock is irreversible (disposable test item only)

Do: *Only if a regulatory category is in pilot scope and signed off:* apply the regulatory label to

a single disposable test item you will keep for its full period; attempt to remove/change the label   and un-declare it.

Pass: the regulatory label cannot be removed, changed, un-declared, or shortened by any role — the

lock is confirmed one-way.

Fail: the regulatory label can be removed/changed/un-declared. *(Never run this on content you are

not prepared to keep permanently.)*

### T8 — Publish / auto-apply reaches the pilot only

Do: As a pilot user, confirm published record labels are selectable (Outlook/SharePoint/OneDrive);

create content matching an auto-apply condition and wait for propagation.

Pass: published record labels appear for pilot users only; auto-apply applies and locks the

designed record label on matching pilot content; no content outside the pilot scope is affected.

Fail: labels do not appear, apply to the wrong scope, or the wrong label is auto-applied.

### T9 — Every declared record maps to an authority/citation (defensibility)

Do: Run Get-RecordsFilePlanReport.ps1 and inspect the file-plan mapping columns.

Pass: every in-scope record/regulatory label reports a retention authority and citation (and

category/department/reference ID as designed) — the inventory is fully mapped and traceable to the   mandate.

Fail: any in-scope record label is unmapped (no authority/citation), i.e. locked without a

documented reason.

### T10 — Records & file-plan report reflects reality

Do: Run Get-RecordsFilePlanReport.ps1 to produce Records & File Plan – Tenant – Report.

Pass: the report shows record/regulatory label counts, file-plan mapping completeness, label-policy

locations/enabled state, and disposition-reviewer pointers consistent with what was configured and   observed in T3–T8.

Fail: the report disagrees with observed state, or omits configured labels/descriptors.

__________________________________________________

Overall gate. The pilot passes only when T1–T10 pass on the pilot scope with no effect outside it. Expansion passes only when T3–T10 pass at production scope with every record label mapped to the file plan and no unexpected retention conflicts. Any fail on an irreversible artifact (a regulatory record, a completed disposition) halts the rollout pending records/legal review.

# 6. Troubleshooting

Common failure modes when delivering regulatory & immutable records and a mapped file plan in Microsoft Purview, and how to resolve them. Most records behavior is eventually consistent — before treating something as broken, confirm it is not simply propagation latency (see the last item). Portal paths and feature availability are cloud-dependent — verify in your tenant/cloud.

__________________________________________________

### Cannot connect / records or file-plan cmdlets missing

Symptom: Connect-IPPSSession fails, or Get-ComplianceTag / New-ComplianceTag /

New-FilePlanPropertyAuthority / the other New-FilePlanProperty* cmdlets are "not recognized."

Likely cause: Not connected to Security & Compliance PowerShell; the ExchangeOnlineManagement

module is missing/old; or the session lacks the Records management plan/role.

Resolve: Install/update ExchangeOnlineManagement; run Connect-IPPSSession (with -ConnectionUri

for GCC/GCC High/DoD). Run Resolve-RecordsScope.ps1 to confirm connectivity, cloud, and reachable   cmdlets. If the records/file-plan cmdlets are absent, confirm the E5 / E5 Compliance-class licensing   (2.1) and the Records Management / Compliance Administrator role (2.3).

### "Insufficient permissions" creating labels or the file plan

Symptom: Access-denied on New-ComplianceTag or New-FilePlanProperty*.

Likely cause: The admin is not in the required Purview role group.

Resolve: Add the account to Records Management or Compliance Administrator /

Compliance Data Administrator (Purview portal → Roles & scopes → Permissions). Reviewers need   Disposition Management. Re-check with Get-RoleGroupMember / the portal after assignment   (role propagation can take time).

### `Set-ImmutableRecordLabels.ps1` REFUSES a label as "UNMAPPED"

Symptom: The config script refuses to create a record label, reporting it is unmapped.

Likely cause: The label's filePlan block in the design has no authority and/or citation —

by policy this solution will not create an immutable record with no documented reason for the lock.

Resolve: Add the file-plan descriptors (authority, citation, and category/department/reference ID as

designed) to the label in the design JSON, run Set-FilePlanDescriptors.ps1 -Commit to create any   missing descriptors, then re-run the label script. This is a guardrail, not a bug.

### A record label isn't locking content

Symptom: After applying a record label, the item can still be edited/deleted.

Likely cause: The label was created without -IsRecordLabel $true (so it is a plain retention

label); declaration propagation hasn't completed; or a plain retention label was applied instead of the   record label.

Resolve: Verify with Get-ComplianceTag that IsRecordLabel is true on the applied label; confirm

the correct label was applied; allow for propagation. Remember a regulatory record is a stronger,   one-way lock — don't confuse the two rungs.

### Regulatory vs record confusion — a label is more (or less) locked than intended

Symptom: A label can't be un-declared when you expected it to be reversible, or vice versa.

Likely cause: -Regulatory $true (one-way, irreversible) was used where a plain -IsRecordLabel

(reversible, un-declarable) was intended, or the reverse.

Resolve: Check IsRegulatory / IsRecordLabel with Get-ComplianceTag. A regulatory label

cannot be changed or removed — if one was created in error it cannot be un-declared; retire it from   publication and create the correct label. This is exactly why the config script gates -Regulatory   behind -AllowRegulatory -SignOffRef and why regulatory labels are only ever tested on a disposable   item.

### A published record label doesn't appear for users

Symptom: Pilot users don't see the record label in Outlook/SharePoint/OneDrive to declare a record.

Likely cause: Label-publish propagation delay (can take a day or more); the label policy's

locations don't include the user; or the client hasn't refreshed.

Resolve: Confirm the label policy (Label Policy – Records-Publish – Pilot) targets the pilot

user/site; allow up to a few days; have the user sign out/in. Verify with Get-RetentionComplianceRule   that PublishComplianceTag names the correct label.

### Auto-apply isn't declaring matching content

Symptom: Content that should match an auto-apply condition stays undeclared/unlabeled.

Likely cause: Auto-apply runs on a service timer and can take 7+ days for existing content; the

ContentMatchQuery / sensitive-info-type condition doesn't actually match; the location isn't in scope;   or the plan doesn't include auto-apply.

Resolve: Confirm the condition against real content (test the KQL query), confirm the location is in

the policy, confirm licensing, and wait for the timer before judging. Auto-apply of a record label   is subject to the same latency.

### The report shows an UNMAPPED record label

Symptom: Get-RecordsFilePlanReport.ps1 flags a record/regulatory label as UNMAPPED (no

authority/citation).

Likely cause: The label was created (perhaps in the portal, or by bulk import) without file-plan

descriptors attached — a record locked without a documented reason.

Resolve: Attach the file-plan descriptors: in the portal edit the label's file-plan descriptors, or

for a non-regulatory label re-create it mapped and re-publish. A regulatory label cannot be   edited — if it is unmapped, record the authority/citation out-of-band and factor it into the next   version, and treat it as a lesson to always map before creating.

### Disposition items never reach reviewers

Symptom: Content expires but nothing appears in the Disposition queue, or reviewers can't see it.

Likely cause: The label has no ReviewerEmail; reviewers aren't in Disposition Management; or

retention hasn't actually elapsed yet. (The disposition *operation* is owned by the broader records   product; this solution wires the role and reports coverage.)

Resolve: Confirm the label's reviewers (Get-ComplianceTag), add the reviewer accounts to

Disposition Management, and confirm the retention period has genuinely expired. Disposition is   actioned in Records management → Disposition in the portal — the report points there rather than   approving disposals itself.

### Government-cloud portal path or feature differs / is missing

Symptom: A portal path from the guide 404s, an endpoint fails, or a records/file-plan feature isn't

present in GCC/GCC High/DoD.

Likely cause: Sovereign-cloud differences — different URLs (*.office365.us), different

Connect-IPPSSession -ConnectionUri, and some features lag or are unavailable.

Resolve: Use the correct sovereign endpoint and portal URL for your cloud, and **verify feature

availability in your tenant** before relying on it. Treat any Commercial-vs-Government difference as a   tenant-verify item, not an error.

### It "isn't working" — but it's actually propagation latency

Symptom: A just-made change (label publish, auto-apply, record declaration) hasn't taken effect.

Likely cause: Normal eventual consistency — publish, auto-apply, and declaration run on service

timers (hours to several days; some auto-apply of existing content up to 7 days).

Resolve: Wait the expected window before re-testing; don't stack "fixes" on top of a change that

simply hasn't propagated. Re-run Get-RecordsFilePlanReport.ps1 after the window to confirm state.

# 7. Best Practices

Durable practices for delivering and running regulatory & immutable records and a mapped file plan in Microsoft Purview. They encode the house model — pilot-first, evidence-based, records/legal-owned determinations — into day-to-day operation.

## Governance & ownership

Records/legal own the determination; you own the implementation. Never invent record status, a lock

period, a citation, or — above all — the regulatory designation. Treat the records determination as   the source of truth and keep a traceable link from each label back to its authority and citation (the   file-plan descriptors exist for exactly this).

Keep a single label inventory. One record (or regulatory) label per determination category, named

per the convention, reused across workloads and across the SharePoint records product — never mint   duplicate labels per workload; it fragments the file plan.

Separate duties. Records managers configure labels and the file plan; Disposition Management

reviewers act on the queue and nothing else; workload admins apply where needed. Grant least privilege   and review membership periodically.

## Immutability discipline — record vs regulatory record

Reserve regulatory records for genuine legal mandates. A regulatory-record label is one-way —

it cannot be removed, changed, un-declared, or shortened. Use it only where records/legal explicitly   require an irreversible lock, gate it behind an explicit sign-off reference, and never apply it to   content — even in pilot — beyond a single disposable test item you are prepared to keep for its full   period.

Prefer the reversible rung when it satisfies the mandate. A record label already locks content

against edit and early deletion, and a records manager can un-declare it if the schedule allows. If the   determination does not demand irreversibility, a record label is the safer default.

Communicate the lock before you apply it. A record label removes edit/delete by design; tell content

owners before declaring records in a live location, and be explicit that regulatory records can never be   reversed.

## The file plan — map everything, from day one

Build descriptors before labels. Create the authority, category/sub-category, department, citation,

and reference-ID descriptors first, then attach them as each label is created — never leave a record   label unmapped and "fill it in later."

Every immutable record must trace to an authority and citation. A record locked without a documented

reason is an audit finding waiting to happen. The report's mapping-completeness check exists to catch   exactly this — treat any unmapped record label as a defect.

Reuse descriptors; don't duplicate them. Enumerate existing descriptors during assessment and reuse

them so the file plan stays coherent across the whole records program.

Use bulk import/export for scale. For large records schedules, use the portal's file-plan

import/export (CSV) to create labels-with-descriptors in bulk, then verify with the report — but keep   names consistent with the convention.

## Change-safety

Publish to pilot, then expand. Record labels are published/auto-applied to the pilot scope; a

regulatory label touches only a disposable test item in pilot; production is a deliberate,   change-controlled step after the gates pass.

Ring your rollout. Expand by department/site/workload ring rather than a single flip; re-run the

report after each ring.

Write the rollback — and flag the irreversible parts. Reversible: unpublish label policies, remove

non-record labels, un-declare non-regulatory records. No-rollback: regulatory records and completed   disposition. Every change ticket states which is which, with a sign-off reference on the irreversible   categories.

## Operations & evidence

Report on a cadence. Run the records & file-plan report regularly; watch record/regulatory counts,

file-plan mapping completeness, and label-policy coverage — an unmapped or mis-declared record is an   operational risk, not just a metric.

Respect eventual consistency. Publish, auto-apply, and declaration run on service timers (hours to

days; up to 7 days for auto-apply of existing content). Build that latency into expectations and never   judge a change in the first minutes.

Point disposition to the portal. Reviewed disposal is actioned in **Records management →

Disposition**; the report points reviewers there rather than approving disposals from a script, and the   disposition *operation* is owned by the broader records product.

Verify by cloud. In GCC/GCC High/DoD, confirm portal paths, endpoints (`Connect-IPPSSession

-ConnectionUri`), and feature availability — do not assume Commercial parity.

Keep automation credential-free. All scripts use interactive modern auth; never embed secrets. Keep

assessment/reporting read-only and configuration -WhatIf-by-default with an explicit -Commit, and   keep regulatory writes behind -AllowRegulatory -SignOffRef.

## Alignment with the broader program

Don't rebuild what the lifecycle product owns. Tenant-wide retention policies, event-based-retention

programs, and the full disposition-review operation belong to the broader data lifecycle & records   product — align to them (keep label and descriptor names consistent), don't duplicate.

Defer SharePoint library mechanics. Default library labels, in-place records inside libraries, and

PnP-driven application are the SharePoint records/retention product's province — keep label names   consistent and defer that mechanic rather than re-documenting it.

Align to sensitivity labels and DLP, don't re-implement them. Those are owned by the broader Purview

program; this solution is the immutability + file-plan layer only.

# 8. Deliverables Summary

Everything included in this solution, on one page.

## Documentation

Solution Overview — what the immutability + file-plan layer is; the **retention vs record vs

regulatory-record distinction; how record labels lock content, how regulatory-record labels are the   one-way lock, and how the mapped file plan** (authority / category / department / citation / reference   ID) makes records reportable and defensible; the reference design; what's deferred to records/legal, to   the broader lifecycle & records product, and to the SharePoint records product; limitations; and the   deployment model.

Requirements Guide — solution-specific prerequisites (compliance licensing for records management &

the file plan; the records determination from records/legal; records/file-plan/disposition roles incl.   Disposition Management; in-scope workloads; existing records posture; SharePoint mechanics referenced   not rebuilt; the S&C PowerShell / Graph toolchain; change control + rollback with the irreversible parts   flagged), each with how to verify and implement, building on the Purview category global requirements.

Implementation Guide — Assess → Design → Configure → Pilot → Validate → Expand, with every artifact

named, file-plan descriptors built first, record labels created and mapped, regulatory labels gated   behind explicit sign-off and applied only to a disposable test item in pilot, label policies pilot-   scoped, explicit pass/fail gates per stage, and a documented rollback that flags the irreversible   parts (regulatory records, completed disposition).

Testing & Validation — 10 procedures, each with an explicit pass/fail, covering toolchain/scope,

baseline inventory, file-plan descriptors, record labels mapped, regulatory labels signed-off-only,   record declaration locking, the irreversible regulatory lock (disposable test only), publish/auto-apply   scope, mapping completeness (authority/citation), and the records & file-plan report.

Troubleshooting — common failure modes (connection/roles/plan, record labels not locking, regulatory

vs record confusion, unmapped labels, auto-apply latency, disposition not routing, Government-cloud   paths, propagation latency) and resolutions.

Best Practices — governance/ownership, immutability discipline (record vs regulatory), the file plan

(map everything from day one), change-safety, operations & evidence, and alignment with the broader   program.

Executive Summary — the outcome, approach, and why it is low-risk, for decision-makers.

## PowerShell scripts (5)

All use modern-auth Connect-IPPSSession (Security & Compliance PowerShell) and Connect-MgGraph where noted; no hardcoded credentials. Assessment and reporting are read-only; configuration scripts default to dry-run / -WhatIf and only write when -Commit is passed; regulatory-record actions are additionally gated behind an explicit -AllowRegulatory -SignOffRef.

Resolve-RecordsScope.ps1 — *Scope/health helper (read-only).* Checks S&C PowerShell (and optional

Graph) connectivity, reports the detected cloud/endpoint, confirms the Records management / file-plan    cmdlets are reachable, and resolves the pilot scope — the preflight before Stage 3.

Assess-RecordsFilePlanPosture.ps1 — *Discovery (read-only).* Inventories existing labels

(Get-ComplianceTag) with record / regulatory flags, action, and duration, and the existing    file-plan descriptors (Get-FilePlanProperty*); flags each label as mapped vs unmapped and    identifies reusable descriptors. Produces Records Posture – Tenant – Discovery (CSVs).

Set-FilePlanDescriptors.ps1 — *File-plan descriptor config helper (-WhatIf default).*

Creates/verifies the file-plan descriptors (New-FilePlanPropertyAuthority / -Category /    -SubCategory / -Citation / -Department / -ReferenceId) from a JSON design, reusing existing    descriptors rather than duplicating. Dry-run by default; writes with -Commit.

Set-ImmutableRecordLabels.ps1 — *Record + regulatory label config helper (-WhatIf default).*

Creates/verifies record labels (New-ComplianceTag -IsRecordLabel) with the file-plan property    attached from the design, and — only with -AllowRegulatory -SignOffRef — regulatory-record    labels (-Regulatory). Dry-run by default; writes with -Commit; refuses regulatory labels without    the explicit switch + sign-off reference, and refuses to create an unmapped record label.

Get-RecordsFilePlanReport.ps1 — *Records & file-plan compliance report (read-only).* Compiles

record/regulatory label counts, file-plan mapping completeness (every record label → authority/    citation/category/department/reference ID), label-policy locations + enabled state, and disposition-    reviewer pointers into Records & File Plan – Tenant – Report (CSV + HTML), flagging any unmapped    record label and pointing reviewers to the portal Disposition queue.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## Assess-RecordsFilePlanPosture.ps1

## Get-RecordsFilePlanReport.ps1

## Resolve-RecordsScope.ps1

## Set-FilePlanDescriptors.ps1

## Set-ImmutableRecordLabels.ps1