Teams Chat & Channel DLP — Microsoft Purview

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Teams Chat & Channel DLP in Microsoft Purview

## The problem

Microsoft Teams is where a large share of real-time work — and sensitive data — now moves. A payment card number pasted into a chat, a client's health record dropped into a channel post, a confidential contract shared as a file in a team: these are everyday Teams actions, and without a control they flow to whoever is in the conversation, including external guests and federated users. Left unaddressed, that is both a compliance gap and a direct data-risk exposure.

## The solution

This solution delivers Microsoft Purview Data Loss Prevention for Teams end to end, covering the two ways sensitive data moves through Teams:

Teams messages (chat + channel): a DLP rule detects sensitive content in 1:1/group chats and

channel posts, blocks the message with a policy tip, and applies differently to internal   versus external recipients.

Files shared in Teams: files shared in a chat live in the sender's OneDrive and files

shared in a channel live in the team's SharePoint site — so the policy also spans   SharePoint and OneDrive to govern those files. Enabling only the message location would   leave shared files uncovered; this solution closes that common gap.

Crucially, every rule is piloted in simulation/test mode first — it records what it *would* do without blocking anyone — validated on a small user ring, and only then moved to enforce.

## How it works — the model

The delivery follows a disciplined, repeatable model with an explicit pass/fail gate at each step:

Assess → Design → Configure → Pilot (simulation) → Validate → Expand (enforce).

Because a block on a Teams message or shared file interrupts real collaboration, nothing is enforced until it has been proven, in simulation, to see the right content and act only where intended — with a one-command rollback available at all times.

## What you get

A complete document set: Overview, Requirements, an ordered Implementation guide, Testing

(pass/fail gates), Troubleshooting, Best Practices, and this summary.

Five PowerShell tools (Security & Compliance PowerShell / Microsoft Graph) — discovery,

configuration (simulation, -WhatIf first), validation, reporting, and scope/health — all   read-only or preview by default, with no credentials in code.

A defensibility evidence pack: proof of what was configured across messages and files, that

each path was validated in simulation before enforcement, and that enforcement (including   internal-vs-external) behaves as designed.

## Scope and boundaries

Teams message-level DLP is licensing-dependent (a premium capability — verified against the

Microsoft Purview service description for your tenant) and the Purview portal and Teams DLP scope   (e.g. private/shared channels) evolve — capability availability and exact paths are verified   against your licensing/tenant, never assumed.

Regulatory, records, and legal determinations — which data is sensitive, which paths must be

blocked versus audited, and whether a message or share is a violation — remain with your   compliance, security, records, privacy, and legal functions. This solution provides the   technical method and the evidence, not the determination.

## The bottom line

Sensitive data moving through Teams chats, channels, and shared files becomes a monitored, then enforced control in Microsoft Purview — messages and files, internal and external — configured, piloted in simulation, validated, and defensible.

# Solution Overview — Teams Chat & Channel DLP in Microsoft Purview

## What this solution delivers

Microsoft Teams is where a great deal of an organization's real-time work now happens — and a great deal of its sensitive data. A credit-card number pasted into a 1:1 chat, a client's health record dropped into a channel post, a confidential contract shared as a file in a team: these are everyday Teams actions, and without a control they flow to whoever is in the conversation — including external guests and federated users. Left unaddressed, that is both a compliance gap and a direct data-risk exposure.

This solution delivers Teams chat & channel Data Loss Prevention end to end in Microsoft Purview, covering the two ways sensitive data moves through Teams:

Teams messages (chat + channel). A DLP policy on the Teams chat and channel messages

location can detect and act on sensitive content in 1:1 and group chats, standard and    private channel messages — blocking the message, showing a policy tip, and (critically)    applying differently to internal versus external / everyone recipients.

Files shared in Teams. Files shared in a Teams chat live in the sender's OneDrive, and

files shared in a channel live in the team's SharePoint site — so SharePoint Online and    OneDrive DLP is what governs Teams-shared files. This solution configures those locations in    the same policy so a "Teams DLP" control actually covers the files too, not just the message text.

The result is *stop sensitive data in Teams messages and files* — configured, piloted in simulation/test first, validated, and defensible.

This solution walks a competent-but-novice administrator through the complete, repeatable deployment:

Confirm licensing, roles, and in-scope sensitive content — Teams message DLP is

licensing-dependent; the content to protect (labels / sensitive info types) must exist.

Author the policy in simulation/test mode first — the Teams-message rule(s) and the

SharePoint/OneDrive file rule(s), each keyed to your sensitive content, with the internal-vs-    external recipient logic — nothing blocked yet.

Validate on a pilot ring — prove, on a small pilot user group, that the message and file

activity is *seen* and *would* act; then move rules from simulation to enforce deliberately,    with an explicit pass/fail gate and a documented rollback at every step.

## The two coverage areas (how Teams DLP actually maps)

| Area | Where the data lives | DLP location that governs it |
| --- | --- | --- |
| Teams messages — 1:1 chat, group chat, standard & private channel posts | The Teams messaging service | Teams chat and channel messages location (a DLP location in its own right). |
| Files shared in a Teams chat | The sender's OneDrive | OneDrive location. |
| Files shared in a Teams channel | The team's SharePoint site | SharePoint location. |

This is the key insight most "Teams DLP" projects miss: the message location and the file locations are different. A policy that only enables the Teams-messages location leaves shared files uncovered. This solution enables all three so the control is complete. Verify the exact location names and Teams message-scope (chat vs channel vs private/shared channel) coverage against your licensing/tenant — Teams DLP scope and the portal evolve.

## What Teams message DLP is (and is not)

It is the extension of Purview Data Loss Prevention to the Teams chat and channel messages

location — detecting sensitive content in messages and applying an action (block the message with a   policy tip, differentiated for internal vs external recipients).

It is not a retention, eDiscovery, or communication-compliance control. Those are separate

Purview capabilities; this solution is DLP (preventing sensitive-data leakage), not records or   conduct monitoring.

It is licensing-dependent. Teams DLP (especially chat/channel-message DLP) is a premium

capability — verify the exact licensing required for message-level DLP against the Microsoft   Purview service description for your tenant (it typically requires E5-tier or equivalent   compliance licensing, and message-level DLP has specific requirements). Some scope (e.g. private/   shared channels) and portal paths evolve — verify against your licensing/tenant rather than   assuming (see global-requirements-purview.md §1).

## Simulate first — these are high-impact controls

A block on a Teams message stops a real conversation at the moment someone hits send; a block on a shared file interrupts collaboration. A mis-scoped rule can block legitimate work. Therefore:

The policy is deployed in simulation/test mode first (the DLP policy modes *Test with

notifications* / *Test without notifications*; in the portal, *"Run the policy in simulation   mode"*) — it evaluates and records what it *would* do without blocking anyone — validated on a   small pilot user group, and only then moved to enforce.

Verify the exact simulation/test terminology in your tenant (the wording evolves).

Determinations are not yours to make. *Which* data is sensitive, *whether* a given message or shared file is a policy violation, and *what* action a channel warrants are compliance / records / security / HR-legal determinations — this solution delivers the technical configuration and the evidence, not the determination (see global-requirements-purview.md §5).

## The standard deployment model

Every step follows the same repeatable model, with an explicit pass/fail gate between phases:

Assess → Design → Configure → Pilot (simulation) → Validate → Expand (enforce).

Assess — confirm licensing, least-privilege roles, the in-scope sensitive content, the pilot

user group, and compliance/security stakeholder sign-off.

Design — decide the message action (block / policy tip) and the internal-vs-external logic, the

file action, name every object, and set the pilot scope.

Configure — build the DLP policy across the Teams messages + SharePoint + OneDrive locations

in simulation, with the message and file rules.

Pilot — run in simulation on the pilot users; confirm the message and file activity is seen and

*would* act without blocking anyone.

Validate — run the pass/fail gates in 05-testing.md.

Expand — move rules to enforce and widen scope only after the gate passes; roll back per

03-implementation.md if a gate fails.

## What's in the box

This overview, a Requirements guide, an ordered Implementation guide, Testing

(pass/fail gates), Troubleshooting, Best Practices, and a Deliverables Summary +   Executive Summary.

Five PowerShell tools (Security & Compliance PowerShell / Microsoft Graph): a Discovery

inventory of existing DLP policies, the Teams/SharePoint/OneDrive coverage, labels, and SITs; a   Configure/Remediation helper that builds the Teams-message + file DLP policy in simulation   (`-WhatIf` first); a Validation checker; a Reporting rollup of policy modes and DLP   activity; and a scope/health helper — read-only or `-WhatIf` by default; no credentials in   code.

Sources. Microsoft Learn — *Learn about the default data loss prevention policy in Microsoft Teams*, *Data loss prevention and Microsoft Teams*, *Create and deploy data loss prevention policies* (locations, conditions, actions, simulation mode), and the *Microsoft Purview service description* (licensing for Teams message DLP). These capabilities are licensing-dependent and the Purview portal is evolving — verify capability availability, the Teams message scope, portal paths, and cmdlet parameters against your licensing/tenant rather than assuming.

# Requirements — Teams Chat & Channel DLP in Microsoft Purview

Confirm every prerequisite below before you configure anything. Category-level prerequisites (tenant, compliance licensing model, least-privilege roles, Security & Compliance PowerShell / Graph toolchain, in-scope data sources, compliance/privacy/legal stakeholders, pilot scope + change control) are in global-requirements-purview.md — reference them; they are not repeated here. The items below are the ones specific to Teams DLP: the message-level licensing, the three locations (Teams messages, SharePoint, OneDrive), and the internal-vs-external control decision.

Each requirement is written as Description · Why · Verify · Implement if missing.

__________________________________________________

## R1. Licensing that includes Teams message DLP, assigned to in-scope users

Description: The compliance licensing that includes DLP for Teams chat and channel messages, assigned to the in-scope users. Verify the exact requirement against the Microsoft Purview service description for your tenant — message-level Teams DLP is a premium capability (typically E5-tier / equivalent compliance licensing) and has its own licensing specifics distinct from file DLP. Why: Message-level Teams DLP is plan-gated; without the right licence the Teams chat and channel messages location and message actions are not available, and message DLP is licensed per user. Verify: Microsoft 365 admin center → Billing → Licenses confirms the SKU/add-on. In the Purview portal, Data Loss Prevention exposes the Teams chat and channel messages location. Cross-check against the *Microsoft Purview service description* — verify against your licensing/tenant. Implement if missing: Acquire and assign the required SKU/add-on to in-scope users before authoring the message rule. (File DLP via SharePoint/OneDrive may be available on lower tiers — but the message rule needs the message-DLP entitlement.)

## R2. Least-privilege roles for DLP authoring

Description: The least-privilege roles, mapped to named people — Compliance Administrator or Compliance Data Administrator (or the DLP Compliance Management role group) to author the DLP policy and rules — with Global Administrator only where genuinely required. Why: Purview uses fine-grained role groups; policy authoring requires the matching role and should not be over-granted. Verify: Purview portal → Roles & scopes / Permissions confirms the DLP role membership. DLPTEAMS-Discovery.ps1 reports the DLP policy/role signals it can read. Implement if missing: Assign the least-privilege DLP role under change control.

## R3. Teams deployed with the in-scope chat/channel surfaces identified

Description: Microsoft Teams in use, with the message surfaces in scope identified — 1:1 and group chats, standard channel messages, and (where covered by your licensing/tenant) private channel and shared channel messages. Whether external / federated participants are in scope must be stated. Why: Teams message DLP applies to specific surfaces; the design must state which are covered and whether external recipients are treated differently. Coverage of private/shared channels varies — verify for your tenant. Verify: Confirm in the Teams admin experience which surfaces are in use and whether external access/federation is enabled. Verify the private/shared-channel DLP coverage against current Microsoft docs for your tenant. Implement if missing: Document the in-scope surfaces and the external-participant posture with stakeholders before authoring rules.

## R4. In-scope sensitive content to key the rules on (labels and/or SITs)

Description: The sensitive content the rules will match — sensitivity labels (e.g. *Confidential*) already published and in use, and/or sensitive information types (built-in or custom) and/or trainable classifiers — that define *what* triggers the message/file rules. Why: A DLP rule acts on content that matches a condition; without labels or SITs to match, the rule has nothing to key on (or would apply to *all* content, which is rarely intended). Verify: Purview → Information Protection → Labels shows the labels published; Data classification → Sensitive info types shows the SITs; in-scope content carries labels (Activity/ Content explorer where available). DLPTEAMS-Discovery.ps1 inventories labels and SITs. Implement if missing: Publish/adopt the needed sensitivity labels or select the SITs first.

## R5. All three DLP locations understood: Teams messages + SharePoint + OneDrive

Description: A clear understanding — and the intent to enable — the three locations a complete "Teams DLP" needs: Teams chat and channel messages (the message text), SharePoint (files shared in channels), and OneDrive (files shared in chats). Why: Enabling only the Teams-messages location leaves shared files uncovered, because Teams-shared files physically live in SharePoint/OneDrive. A complete control needs all three. Verify: Purview → Data Loss Prevention shows all three locations available for a policy. DLPTEAMS-Discovery.ps1 reports which locations existing policies cover. Verify the location names against your tenant. Implement if missing: Plan the policy to span all three locations (or explicitly document a scope decision to cover messages only — but then say so, since files remain uncovered).

## R6. Message action + internal-vs-external decision — agreed with stakeholders

Description: A documented decision, agreed with compliance / security (and HR/legal where the action affects users), of:

The message action — block the message with a policy tip, notify only, and whether users can

override with business justification.

The internal vs external logic — e.g. audit-only for internal recipients but block when the

content is shared with external / everyone (a common Teams DLP posture).

The file action for SharePoint/OneDrive-shared files (block external sharing, notify, etc.).

Why: The action is a policy decision, not a technical default; blocking a Teams message or an external share has real operational impact and must reflect enterprise policy. Verify: Confirm the action matrix (internal vs external, message vs file) and the in-scope content in writing before you move any rule from simulation to enforce. Implement if missing: Capture the decision with the relevant owners; until then, deploy audit / simulation only. (See global-requirements-purview.md §5.)

## R7. A named pilot user group and change control (simulation/test first)

Description: A named pilot user group (e.g. SG-TeamsDLP-Pilot) and agreement to run the policy in simulation/test mode first, under a change-control process, before any enforcing, broad-scope rollout. Why: Teams-message and file block actions are high-impact; simulation on a small ring proves the message/file activity is seen and the rules *would* act without disrupting real work, and lets you tune before enforcing. Verify: Confirm the pilot group exists, that simulation/test mode is used, and a change window/approval path. DLPTEAMS-ScopeHealth.ps1 (-WhatIf) previews pilot-scope targeting. Implement if missing: Define the pilot group, deploy in simulation, and agree change control before enabling enforcement.

## R8. Policy-tip / user-notification content prepared (where used)

Description: The policy-tip text and any user notification / email content that will show when the message rule fires (e.g. "This message contains sensitive information and was not delivered"), prepared and approved. Why: A clear, approved policy tip reduces friction and supports the lawful, transparent operation of the control; a confusing or absent tip generates tickets and workarounds. Verify: Confirm the policy-tip/notification text is drafted and approved by the relevant owners. Implement if missing: Draft the tip/notification content with compliance/communications before enforcing; simulation can run without it, but enforce should have it.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# Implementation Guide — Teams Chat & Channel DLP in Microsoft Purview

This is the ordered, do-it-in-this-sequence guide. It follows the standard model — Assess → Design → Configure → Pilot (simulation/test) → Validate → Expand (enforce) — with every object named, an explicit pass/fail gate at each phase, and a rollback for each change. Do not skip the simulation phase; Teams-message and file block actions are high-impact.

Named objects used throughout (rename to your convention, but be consistent):

| Object | Name used here |
| --- | --- |
| DLP policy | DLP-Teams-Pilot |
| Teams-message rule | DLP-Rule-TeamsMessages |
| Shared-files rule (SharePoint + OneDrive) | DLP-Rule-TeamsFiles |
| Pilot user/security group | SG-TeamsDLP-Pilot |

Locations this policy spans (R5): Teams chat and channel messages (message text), SharePoint (channel-shared files), OneDrive (chat-shared files).

Tooling note. The policy and rules can be authored in the Purview portal or with New-/Set-DlpCompliancePolicy and New-/Set-DlpComplianceRule; the provided DLPTEAMS-Configure.ps1 builds them in simulation with -WhatIf by default. The Teams-messages location is set via the policy's Teams location parameter (e.g. -TeamsLocation), and files via -SharePointLocation / -OneDriveLocation. Verify every portal path and cmdlet parameter against your tenant — the portal and the Teams DLP scope evolve.

__________________________________________________

## Phase 0 — Assess (confirm you are ready)

Confirm requirements. Walk 02-requirements.md R1–R8. Do not proceed until message-DLP

licensing, roles, the in-scope Teams surfaces, in-scope sensitive content, the three-location    understanding, the action + internal/external decision, a pilot group, and the policy-tip content    are all confirmed.

Run Discovery. Connect-IPPSSession, then .\DLPTEAMS-Discovery.ps1 to inventory existing DLP

policies/rules, which locations they cover (Teams / SharePoint / OneDrive), sensitivity labels, and    SITs. Keep the CSV as your baseline. (A default Teams DLP policy may already exist — note it.)

Confirm pilot scope. .\DLPTEAMS-ScopeHealth.ps1 reports the pilot group membership (Graph)

and the current scope of any existing Teams policy.

Gate 0 (pass/fail): All of R1–R8 satisfied, Discovery baseline captured, pilot group defined. Fail → stop and close the gap; do not configure.

__________________________________________________

## Phase 1 — Design the policy (locations, rules, actions)

Confirm the three locations the policy will span (R5): Teams messages + SharePoint + OneDrive,

scoped to the pilot group only (SG-TeamsDLP-Pilot).

Confirm the content condition (R4): the sensitivity label(s) and/or SIT(s) each rule keys on.

Confirm the action matrix (R6): message action (block + policy tip), internal-vs-external

logic (e.g. audit internal / block external), and the file action — in writing.

Gate 1: The location set, content condition, and action matrix are documented and approved. Fail → stop; the R6 decision is a determination owner's call, not the administrator's.

__________________________________________________

## Phase 2 — Author the policy + rules in SIMULATION

Create one DLP policy, DLP-Teams-Pilot, spanning the three locations and scoped to the pilot group, in simulation/test mode (nothing is blocked). Then add the two rules. Author in the portal or run .\DLPTEAMS-Configure.ps1 -WhatIf first, then .\DLPTEAMS-Configure.ps1 -Commit (still simulation) to create the objects.

Create the policy (simulation, three locations, pilot scope):

Locations: Teams chat and channel messages, SharePoint, OneDrive, each scoped to

SG-TeamsDLP-Pilot.

Mode: simulation/test (portal: *"Run the policy in simulation mode"*; PowerShell: a Test

mode — TestWithoutNotifications for a silent pilot, or TestWithNotifications to also show      policy tips). Verify the exact mode value in your tenant.

Add the two rules, each conditioned on your sensitive content:

| Rule | Location(s) | Condition | Starting action | Notes |
| --- | --- | --- | --- | --- |
| DLP-Rule-TeamsMessages | Teams messages | Sensitive label/SIT match | Audit (simulation); block-on-external per R6 in enforce | Differentiate internal vs external recipients per R6 |
| DLP-Rule-TeamsFiles | SharePoint + OneDrive | Sensitive label/SIT match | Audit (simulation); block external share per R6 in enforce | Covers files shared in channels (SharePoint) and chats (OneDrive) |

Keep everything Audit / notify-only while the policy is in simulation — the *enforce* action

(block / block-external) is applied in Phase 4, not now.

Set the internal vs external condition on the message rule per R6 (e.g. a *recipient is

external* / *content is shared with people outside the org* condition). Verify the exact      condition and action parameter names against `Get-Help New-DlpComplianceRule -Full` in your      tenant before scripting them.

Save. The policy is now evaluating on the pilot users without blocking anyone.

Gate 2: DLP-Teams-Pilot exists, is in simulation/test, spans Teams + SharePoint + OneDrive, scoped to the pilot, with both rules present and conditioned on sensitive content. DLPTEAMS-Validate.ps1 reports PASS for policy-exists, three-locations, mode-is-simulation, scope-is-pilot, and two-rules-present. Fail → rollback: Set-DlpCompliancePolicy -Identity DLP-Teams-Pilot -Mode Disable (or delete with Remove-DlpCompliancePolicy); simulation blocks nothing, so impact is limited to telemetry.

__________________________________________________

## Phase 3 — Pilot & validate in simulation

Let the policy run in simulation on SG-TeamsDLP-Pilot for the agreed observation window.

Perform the sanctioned test actions in 05-testing.md as a pilot user (post a matching test

string in a 1:1 chat and a channel, share a matching test file in a chat and a channel, and repeat    with an external recipient where in scope).

Review Activity explorer and the policy's simulation results; run .\DLPTEAMS-Report.ps1

to roll up policy modes and (where available) DLP activity.

Tune: adjust conditions to remove false positives and confirm both message and file activity is

seen, and that the internal-vs-external logic behaves as designed.

Gate 3: The message rule and the file rule both registered the sanctioned test actions in simulation (would act), the internal-vs-external differentiation is observed, false positives triaged, and the R6 action matrix confirmed in writing. Fail → do not enforce; keep tuning in simulation. Rollback is unchanged from Phase 2 (disable/delete the policy).

__________________________________________________

## Phase 4 — Enforce, then expand

Only after Gate 3 passes.

Apply the enforce actions. Update each rule to its R6 action — block the message (with the

approved policy tip, R8), block-on-external, and the file action — leaving Audit where the    decision is audit-only.

Move the policy out of simulation to enforce (portal: turn the policy On; PowerShell:

Set-DlpCompliancePolicy -Identity DLP-Teams-Pilot -Mode Enable). Do this still scoped to the    pilot first.

Re-run the sanctioned tests (05-testing.md) and confirm the message is now actually blocked

(with the policy tip) and the file share is handled as designed on the pilot.

Expand scope in rings. Widen the location scope (add the next user group), re-validate, and

repeat. Consider renaming/cloning to a production policy (DLP-Teams) as you exit pilot.

Gate 4: On the pilot, the enforced message block/policy-tip and file action behave as designed, and audit-only paths record without blocking; expansion rings each pass the same gate before widening. Fail → rollback: immediately return the policy to simulation/test (Set-DlpCompliancePolicy -Mode TestWithoutNotifications) or Disable it — this stops enforcement at once — then diagnose per 06-troubleshooting.md before re-enforcing.

__________________________________________________

## Rollback summary (fast reference)

| Situation | Action |
| --- | --- |
| A rule blocks legitimate messages/files | Set that rule's action back to Audit, or set the policy to simulation/test, then tune conditions. |
| The whole policy misbehaves | Set-DlpCompliancePolicy -Identity DLP-Teams-Pilot -Mode Disable (stops all enforcement) or -Mode TestWithoutNotifications (back to simulation). |
| A user should not be in scope | Remove them from SG-TeamsDLP-Pilot (or the scoped location membership). |
| Files covered but messages over-blocking (or vice-versa) | Disable the single offending rule (Set-DlpComplianceRule -Identity <rule> -Disabled $true) while leaving the other. |
| Start over cleanly | Remove-DlpComplianceRule for each rule, then Remove-DlpCompliancePolicy -Identity DLP-Teams-Pilot. |

Enforcement changes are high-impact — make them under change control, keep the pilot ring small, and never move both message and file rules to Block at once without validating each in simulation first.

# Testing & Validation — Teams Chat & Channel DLP

This is the pass/fail gate set. Run it in two passes: once in simulation (Phase 3 — the message/ file is *seen* and the policy *would* act, nothing is blocked) and again after enforce (Phase 4 — the block actions *actually* apply). Every test uses benign test content deliberately marked to match your policy conditions (e.g. a message or document carrying your *Confidential* sensitivity label and/or seeded with a matching sensitive information type) — never real regulated data.

Determination boundary. These tests prove the control works as configured. Whether a given real message or shared file is a *violation*, and any consequence, is a compliance / security / HR-legal determination — not a test outcome (see global-requirements-purview.md §5).

Run .\DLPTEAMS-Validate.ps1 for the configuration gates and .\DLPTEAMS-Report.ps1 for the activity/telemetry rollup between passes.

__________________________________________________

## A. Configuration gates (automated — `DLPTEAMS-Validate.ps1`, read-only)

| # | Check | PASS signal |
| --- | --- | --- |
| A1 | Policy exists | DLP-Teams-Pilot is present. |
| A2 | Teams-messages location | The policy covers the Teams chat and channel messages location. |
| A3 | File locations | The policy also covers SharePoint and OneDrive (so Teams-shared files are governed). |
| A4 | Simulation first | In the pilot pass, the policy Mode is a Test/simulation mode (not Enable). |
| A5 | Pilot scope | The policy is scoped to SG-TeamsDLP-Pilot, not all users. |
| A6 | Two rules present | DLP-Rule-TeamsMessages and DLP-Rule-TeamsFiles both exist and are enabled. |
| A7 | Sensitive-content condition | Each rule carries a sensitivity-label and/or sensitive-info-type condition (not "all content"). |

Gate A: All applicable rows PASS. Any FAIL → fix in 03-implementation.md before behavioural testing. A3 (file locations) failing is the classic "messages covered, files uncovered" gap.

__________________________________________________

## B. Behavioural tests — messages and files (manual, as a pilot user)

Perform each action with a matching test message/file and record the result. In the simulation pass the expected result is *"activity recorded in Activity explorer / simulation results; no block."* In the enforce pass the expected result is the R6 action for that path.

| # | Path | Test action (as a pilot user, with matching test content) | Simulation PASS | Enforce PASS (per R6) |
| --- | --- | --- | --- | --- |
| B1 | 1:1 / group chat message | Post the matching test string in a chat with an internal user | Activity recorded; no block | Handled per R6 (often audit/policy-tip for internal) |
| B2 | Channel message | Post the matching test string in a standard channel | Activity recorded; no block | Handled per R6 |
| B3 | Message to external | Post the matching string in a chat/channel including an external/federated user (if in scope) | Activity recorded; no block | Blocked with policy tip per R6 |
| B4 | File shared in chat (OneDrive) | Share the matching test file in a 1:1 chat | Activity recorded; no block | Handled per R6 (e.g. block external share) |
| B5 | File shared in channel (SharePoint) | Share the matching test file in a channel | Activity recorded; no block | Handled per R6 |

Gate B (simulation pass): Every in-scope path B1–B5 recorded the activity. A path that records nothing is a coverage failure — do not enforce it; diagnose per 06-troubleshooting.md (location not enabled, latency, condition match, licensing for message DLP).

Gate B (enforce pass): Every path enforces its R6 action, the internal-vs-external differentiation behaves as designed, and the policy tip appears where configured. Any deviation → roll the policy back to simulation and tune.

__________________________________________________

## C. Negative / false-positive tests (both passes)

| # | Check | PASS signal |
| --- | --- | --- |
| C1 | Non-matching content | A message/file carrying no matching label/SIT triggers no DLP match. |
| C2 | Internal allowed where designed | Where R6 permits internal sharing, an internal-only matching message is not blocked in the enforce pass. |
| C3 | Out-of-scope user | A user not in SG-TeamsDLP-Pilot shows no enforcement from this policy. |
| C4 | Override/justification | Where override / business justification is configured, the prompt appears and the override is logged. |

Gate C: All applicable rows PASS. A false positive (C1/C2 fails) must be tuned before wider enforcement — false positives erode user trust and drive shadow workarounds.

__________________________________________________

## D. Evidence to capture (for the defensibility pack)

Capture and retain, for each pass:

DLPTEAMS-Validate.ps1 output (configuration gate results, including the three-location check).

DLPTEAMS-Report.ps1 output (policy modes + DLP activity/incident export where available).

Screenshots of Purview → Activity explorer showing message and file activity, and of the

policy tip / block notification in a Teams message during the enforce pass.

A completed B-path matrix signed off by the change owner, plus the R6 action decision and

the confirmation that all three locations are enabled.

This evidence set is what makes the control defensible — it shows *what* was configured across messages and files, *that* each path was validated in simulation before enforcement, and *that* enforcement (including internal-vs-external) behaves as designed. Store it with the change record.

# Troubleshooting — Teams Chat & Channel DLP

The failures you will actually hit, with the most likely cause and the fix. Work top-down: most "Teams DLP isn't working" reports trace back to a location not enabled, message-DLP licensing, condition matching, the internal-vs-external logic, or simulation-vs-enforce confusion — not the rule itself. Where a portal path or cmdlet parameter is named, verify it against your tenant — the Purview portal and the Teams DLP scope evolve.

__________________________________________________

## 1. Messages are covered but shared FILES are not (the classic gap)

Symptoms: A sensitive message is caught, but a sensitive file shared in a chat or channel is not.

Fix

Enable the file locations. Teams-shared files live in SharePoint (channel files) and

OneDrive (chat files) — they are governed by those DLP locations, not the Teams-messages   location. Add SharePoint and OneDrive to the policy. DLPTEAMS-Validate.ps1 gate A3 and   DLPTEAMS-Discovery.ps1 both flag this gap.

Confirm the file rule (DLP-Rule-TeamsFiles) is present and enabled.

__________________________________________________

## 2. The Teams-messages location isn't available, or message DLP never fires

Symptoms: You cannot add the Teams chat and channel messages location, or message posts never generate a DLP match even in simulation.

Likely causes & fixes

Licensing. Message-level Teams DLP is a premium, plan-gated capability with its own requirement

(typically E5-tier / equivalent). Verify against the Microsoft Purview service description for   your tenant (R1). Without the entitlement, the messages location / message actions are unavailable.

Surface not in scope. Coverage of private / shared channels varies — verify which Teams

surfaces your licensing/tenant covers (R3). A message posted in an unsupported surface won't match.

Propagation delay. After creating/scoping the policy, allow time before message telemetry

surfaces — it is not instant. Wait and retry.

__________________________________________________

## 3. The rule fires on the wrong things (false positives)

Symptoms: Legitimate messages/files are flagged/blocked.

Likely causes & fixes

Condition too broad. If a rule keys on "all content" instead of a sensitivity label / SIT,

it matches everything. Tighten the condition (R4). DLPTEAMS-Validate.ps1 gate A7 flags rules   with no readable content condition.

SIT confidence/count too loose. Raise the confidence level or instance count on the sensitive

information type to cut noise, then re-test.

Internal traffic blocked when it should be allowed. If the R6 intent was audit-internal /

block-external, check the internal-vs-external condition on the message rule — an over-broad rule   will block internal chats too.

Tune in simulation — never tune by loosening an already-enforcing block in production.

__________________________________________________

## 4. The rule doesn't fire on content it should

Symptoms: A message/file you expect to match generates no DLP match.

Likely causes & fixes

Content doesn't carry the label/SIT. The test message/file must actually carry the **sensitivity

label or contain the sensitive information type** the rule keys on. Seed a known match.

Label not published / SIT not in scope. Confirm the label is published to the user (Information

Protection → Label policies) and the SIT exists (Data classification). DLPTEAMS-Discovery.ps1   inventories both.

Rule disabled. DLPTEAMS-Validate.ps1 gate A6b flags disabled rules.

Wrong location. A file shared in a channel is a SharePoint match, not a Teams-messages match

— make sure you are looking at the right location's activity.

__________________________________________________

## 5. The internal-vs-external logic behaves unexpectedly

Symptoms: External sharing isn't blocked, or internal messages are blocked when they shouldn't be.

Likely causes & fixes

Recipient condition mis-set. Confirm the message rule's *recipient is external / shared with

people outside the org* condition matches the R6 intent. Verify the exact condition parameter name   for your tenant (Get-Help New-DlpComplianceRule -Full).

Federation/guest settings. Whether external participants are even possible depends on Teams

external-access/federation settings — confirm with the Teams admin (R3).

Re-test in simulation with a genuine external/guest participant before enforcing.

__________________________________________________

## 6. Simulation looks fine but enforcement doesn't block

Symptoms: In simulation the activity is recorded; after "turning it on" the block still doesn't happen.

Likely causes & fixes

Policy still in a Test mode. Simulation records but does not block. To enforce, move the

policy out of simulation: portal → turn the policy On; PowerShell → Set-DlpCompliancePolicy   -Identity DLP-Teams-Pilot -Mode Enable. DLPTEAMS-Validate.ps1 gate A4 shows the current mode.

Rule action still Audit. The rule may be Audit / notify-only even though the policy is

enforcing. Set the message action to block (with policy tip) per R6.

User out of scope. Enforcement only applies to users/locations in scope. Confirm with

DLPTEAMS-ScopeHealth.ps1 / gate A5.

Propagation delay. Policy/action changes take time to apply. Wait, then retest.

__________________________________________________

## 7. `New-DlpCompliancePolicy` / location parameter errors

Symptoms: Creating the policy errors on a location parameter (-TeamsLocation / -SharePointLocation / -OneDriveLocation) or the scope value.

Fix

Verify the location parameter names and permitted values for your tenant. They evolve. Run

Get-Help New-DlpCompliancePolicy -Full and check current Microsoft docs, then adjust. The   DLPTEAMS-Configure.ps1 script deliberately prints the plan so you can verify before -Commit.

Confirm the pilot group (SG-TeamsDLP-Pilot) exists and the identifier is one your tenant accepts

(DLPTEAMS-ScopeHealth.ps1). Avoid All during the pilot (gate A5).

Prefer the portal for the first build if PowerShell parameter names are uncertain, then read the

result back with DLPTEAMS-Discovery.ps1 to learn the exact shape in your tenant.

__________________________________________________

## 8. A default Teams DLP policy is interfering

Symptoms: DLP behaviour you didn't configure, or two policies acting on the same content.

Fix

Identify the default policy. Tenants may have a default Teams DLP policy.

DLPTEAMS-Discovery.ps1 lists all policies and their locations/modes so you can see what is already   acting. Reconcile your pilot policy with it (do not double-apply conflicting actions); adjust or   scope the default per your change control if needed.

__________________________________________________

## 9. Activity report is empty or export fails

Symptoms: DLPTEAMS-Report.ps1 returns no activity, or the Activity Explorer export warns and skips.

Likely causes & fixes

Licensing/permission. Export-ActivityExplorerData is licensing-dependent; the script **warns

and degrades to policy-modes only rather than failing. Fall back to Purview → Activity explorer   / DLP reports** in the portal.

Quiet pilot window. A small pilot may have no activity in the window — widen -Days or perform

the sanctioned test actions from 05-testing.md first.

Role. Ensure the connected account holds a role that can read Activity Explorer.

__________________________________________________

## 10. "It blocked a legitimate conversation / share" — emergency rollback

Do this immediately, then diagnose:

Return the policy to simulation or off: `Set-DlpCompliancePolicy -Identity DLP-Teams-Pilot

-Mode TestWithoutNotifications (simulation) or -Mode Disable` (off). Either stops enforcement at   once.

Or disable the single offending rule: Set-DlpComplianceRule -Identity <rule> -Disabled $true.

Then work the relevant section above (usually §3 false positives or §5 external logic), fix **in

simulation**, re-validate with DLPTEAMS-Validate.ps1, and only then re-enforce.

__________________________________________________

## When to escalate to the determination owners (not a technical fix)

Some questions are not troubleshooting — they are determinations that belong to compliance / security / records / HR-legal (see global-requirements-purview.md §5):

*Should* external sharing be blocked or only audited? → the R6 decision owners.

Is *this content* actually sensitive / in scope? → compliance / data owners.

Is a user's message/share a violation, and what is the consequence? → HR / legal.

Provide them the evidence (DLPTEAMS-Report.ps1, Activity explorer, the validation output) — not a verdict.

# Best Practices — Teams Chat & Channel DLP

Field-tested guidance for running Teams DLP well. It complements — does not replace — the implementation steps and the pass/fail gates.

## Cover messages AND files — the single most common gap

Enable all three locations. A "Teams DLP" policy that only enables the **Teams chat and channel

messages location leaves shared files uncovered — those files live in SharePoint (channel   files) and OneDrive (chat files). Always enable Teams messages + SharePoint + OneDrive so   the control is complete. `DLPTEAMS-Validate.ps1` gate A3** exists precisely to catch this.

Say so if you deliberately scope to messages only. If files are out of scope for a phase,

document it — otherwise stakeholders will assume "Teams DLP" covered the confidential file someone   dropped in a channel.

## Deploy the way the house model says — simulate, then enforce

Never enforce a rule you have not validated in simulation. The most common cause of a Teams DLP

incident is a block moved to enforce without a simulation pass. Every rule goes   Audit/simulation → validate → enforce, one ring at a time.

Small pilot ring first. Scope a pilot user group (SG-TeamsDLP-Pilot) before the tenant. It is

far cheaper to find a false positive on ten users than ten thousand.

Enforce messages and files separately. Do not flip both rules to block together — enforce the

higher-risk path first (often external message sharing), validate, then the other.

Keep a rollback ready. Set-DlpCompliancePolicy -Mode TestWithoutNotifications (back to

simulation) or -Mode Disable stops enforcement instantly — know the command before you enforce.

## Get the internal-vs-external logic right

Differentiate recipients deliberately. A very common, proportionate posture is **audit / policy

tip for internal sharing but block when shared externally / with everyone**. Decide this with   compliance (R6) — it balances protection against disrupting normal internal collaboration.

Treat external/federated participants as the higher-risk path. Sensitive content leaving to a

guest or federated tenant is the exposure most Teams DLP programs exist to stop.

## Key the rules on *sensitive* content, not everything

Condition on labels and/or SITs, not "all content." A Teams rule that blocks *any* message with,

say, a number pattern will generate noise and workarounds; one that blocks labeled/classified   content is defensible and proportionate.

Lead with sensitivity labels where they exist — a label is an explicit business decision about

sensitivity and travels with the file. Fall back to sensitive information types where labels are   not yet adopted, and tune SIT confidence/count to reduce false positives before you enforce.

## Write a clear policy tip

A good policy tip reduces tickets. Tell the user *what* happened and *what to do* ("This message

contains sensitive information and wasn't delivered to external recipients; remove it or contact   compliance"). Get it approved (R8) before enforce.

Use override/business-justification thoughtfully where the business genuinely needs a path — and

make sure the override is logged for the evidence pack.

## Operate it, don't set-and-forget

Review Activity explorer and DLP reports regularly and roll up with DLPTEAMS-Report.ps1.

Rising match volume on a path is a signal to review scope, tuning, or user education — not   automatically a reason to block harder.

Mind the default Teams DLP policy. Tenants may have a default Teams DLP policy — know whether

it exists and how it interacts with yours (DLPTEAMS-Discovery.ps1 lists policies and their   locations) so you do not double-apply or conflict.

Version and name policies clearly. Move from DLP-Teams-Pilot to a production DLP-Teams as you

exit pilot; keep a change log of scope and action changes.

Re-validate after portal changes. The Purview portal and the Teams DLP scope (e.g. private/

shared channel coverage) evolve; re-run DLPTEAMS-Validate.ps1 after Microsoft feature updates and   confirm nothing regressed.

## Keep the roles and determinations where they belong

Least privilege. DLP authoring uses a specific compliance role — do not run it from a standing

Global Administrator session.

Determinations stay with the owners. *Which* data is sensitive, *which* paths to block, and

*whether* a message/share is a violation are compliance / security / HR-legal calls. You provide   the configuration and the evidence, not the judgement (see global-requirements-purview.md §5).

Communicate before you enforce. Policy tips and user notice reduce friction and support the

lawful, transparent operation of a Teams control; surprise blocks generate tickets and workarounds.

## Security & handling of the tooling

Read-only / `-WhatIf` by default. Run the provided scripts in their safe default first; only add

-Commit/-Apply when you intend to write, under change control.

No secrets in code. The scripts use interactive modern-auth (Connect-IPPSSession /

Connect-MgGraph); never hardcode credentials, tokens, or app secrets.

Least-privilege connections. Connect with the least-privilege role that the task needs, not a

standing Global Administrator session.

# Deliverables Summary — Teams Chat & Channel DLP in Microsoft Purview

Everything included in this solution, what each piece is for, and how it maps to the deployment model. Use it as the table of contents and the "did we finish?" checklist.

## Documents

| Document | What it gives you |
| --- | --- |
| 01 — Solution Overview | What Teams DLP delivers, the two coverage areas (messages via the Teams-messages location; files via SharePoint/OneDrive), the simulate-first rule, and the Assess→Design→Configure→Pilot→Validate→Expand model. |
| 02 — Requirements | The solution-specific prerequisites (R1–R8): message-DLP licensing, DLP roles, in-scope Teams surfaces, in-scope sensitive content, the three-location understanding, the action + internal/external decision, a pilot group, and policy-tip content — each with Verify / Implement-if-missing. References the category global-requirements-purview.md. |
| 03 — Implementation Guide | The ordered build: design → author the policy across Teams messages + SharePoint + OneDrive with two rules in simulation → pilot & validate → enforce & expand. Every object named, with a pass/fail gate and rollback per phase. |
| 05 — Testing & Validation | The pass/fail gates: configuration gates (A, including the three-location check), message + file behavioural tests (B) run in simulation then enforce, false-positive/negative tests (C), and the evidence to capture (D). |
| 06 — Troubleshooting | The failures you will actually hit — messages covered but files not, message DLP not firing (licensing), external logic wrong, simulation-vs-enforce confusion — each with cause and fix. |
| 07 — Best Practices | How to run it well: cover messages AND files, simulate-then-enforce discipline, the internal-vs-external logic, keying on sensitive content, a clear policy tip, ongoing operation, and role/determination boundaries. |
| Executive Summary | The one-page business-level summary for stakeholders and sign-off. |

## PowerShell tools (5)

All are read-only or `-WhatIf` by default, use interactive modern-auth (Connect-IPPSSession / Connect-MgGraph), and contain no credentials. They do not invent cmdlets.

| Script | Purpose | Safe default |
| --- | --- | --- |
| DLPTEAMS-Discovery.ps1 | Inventory existing DLP policies/rules and which locations they cover (Teams / SharePoint / OneDrive), sensitivity labels, and sensitive info types — the baseline, including any default Teams DLP policy. | Read-only |
| DLPTEAMS-Configure.ps1 | Build/update the DLP-Teams-Pilot policy across the three locations and the message + file rules in simulation; requires -Commit to write and supports -WhatIf. | -WhatIf (preview) |
| DLPTEAMS-Validate.ps1 | Run the configuration gates (policy exists, Teams-messages location, SharePoint+OneDrive file locations, simulation-first, pilot scope, two rules, sensitive-content conditions) with PASS/FAIL output. | Read-only |
| DLPTEAMS-Report.ps1 | Roll up policy modes and, where available, DLP activity via Activity-explorer export — the operational + evidence view. | Read-only |
| DLPTEAMS-ScopeHealth.ps1 | Report pilot-scope health (pilot-group membership via Graph, policy scope) and preview pilot-scope targeting; -WhatIf for any scoping change. | -WhatIf / read-only |

## How it maps to the deployment model

| Phase | Deliverables used |
| --- | --- |
| Assess | 01, 02, DLPTEAMS-Discovery.ps1, DLPTEAMS-ScopeHealth.ps1 |
| Design | 02, 03 (named objects + action matrix), 07 |
| Configure | 03, DLPTEAMS-Configure.ps1 -WhatIf then -Commit (simulation) |
| Pilot (simulation) | 03, 05 (Gate B simulation pass), DLPTEAMS-Report.ps1 |
| Validate | 05, DLPTEAMS-Validate.ps1, DLPTEAMS-Report.ps1 |
| Expand (enforce) | 03 (Phase 4), 05 (Gate B enforce pass), 06, 07 |

## Definition of done

DLP-Teams-Pilot built in simulation spanning Teams messages + SharePoint + OneDrive, all

configuration gates (A) PASS — including the three-location check.

Both rules (DLP-Rule-TeamsMessages, DLP-Rule-TeamsFiles) present, conditioned on sensitive

content, with the internal-vs-external logic on the message rule.

Behavioural gates (B) PASS in the simulation pass, then in the enforce pass for the paths the

R6 decision blocks; false-positive gates (C) PASS.

Evidence pack (D) captured and stored with the change record.

Regulatory / policy determinations (which data, which action, internal vs external) recorded by the

compliance / security owners — not by the administrator.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## DLPTEAMS-Configure.ps1

Purpose: Creates (or updates) a Teams DLP compliance policy spanning the Teams-messages, SharePoint, and OneDrive locations and scoped to a pilot group, in SIMULATION/TEST mode, plus two rules — one for Teams messages and one for shared files (SharePoint+OneDrive) — each conditioned on sensitive content and set to Audit while in simulation. SAFE BY DEFAULT: previews with -WhatIf and writes NOTHING unless you pass -Commit. It never enforces (never sets Block/Enable) — moving to enforce is a deliberate step in Phase 4 of the implementation guide. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPTEAMS-Configure.ps1 -WhatIf                      # preview only (default is preview) .\DLPTEAMS-Configure.ps1 -Commit                      # create the policy + rules in SIMULATION .\DLPTEAMS-Configure.ps1 -Commit -PilotGroup "SG-TeamsDLP-Pilot" -LabelName "Confidential" EXPECTED RESULTS With -Commit: policy 'DLP-Teams-Pilot' exists in a Test/simulation mode across Teams+SharePoint+ OneDrive, pilot scope, with two Audit rules. Validate with DLPTEAMS-Validate.ps1 (expect Gate A PASS). Without -Commit: a printed plan and no changes. .NOTES White-label Microsoft Purview tooling. -WhatIf/preview by default; -Commit gates all writes. No credentials stored. Uses standard New-/Set-DlpCompliancePolicy and New-/Set-DlpComplianceRule; NO invented cmdlets. The location parameter names (-TeamsLocation/-SharePointLocation/-OneDriveLocation), the internal-vs-external condition/action names, and the simulation Mode value EVOLVE — the script uses documented names and PRINTS the plan for you to verify with Get-Help New-DlpComplianceRule -Full against your tenant before committing. It does NOT enforce (no Block/Enable). > [CmdletBinding()] param( [switch]$Commit, [switch]$WhatIf, [string]$PolicyName  = "DLP-Teams-Pilot", [string]$MsgRuleName = "DLP-Rule-TeamsMessages", [string]$FileRuleName= "DLP-Rule-TeamsFiles", [string]$PilotGroup  = "SG-TeamsDLP-Pilot",         # pilot user/security group for all three locations [string]$LabelName   = "Confidential",              # sensitivity label the rules key on (adjust to your taxonomy) [string]$SimMode     = "TestWithoutNotifications"    # simulation/test mode; verify the exact value in your tenant )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPTEAMS-Configure.ps1 -WhatIf                      # preview only (default is preview) .\DLPTEAMS-Configure.ps1 -Commit                      # create the policy + rules in SIMULATION .\DLPTEAMS-Configure.ps1 -Commit -PilotGroup "SG-TeamsDLP-Pilot" -LabelName "Confidential" EXPECTED RESULTS With -Commit: policy 'DLP-Teams-Pilot' exists in a Test/simulation mode across Teams+SharePoint+ OneDrive, pilot scope, with two Audit rules. Validate with DLPTEAMS-Validate.ps1 (expect Gate A PASS). Without -Commit: a printed plan and no changes. .NOTES White-label Microsoft Purview tooling. -WhatIf/preview by default; -Commit gates all writes. No credentials stored. Uses standard New-/Set-DlpCompliancePolicy and New-/Set-DlpComplianceRule; NO invented cmdlets. The location parameter names (-TeamsLocation/-SharePointLocation/-OneDriveLocation), the internal-vs-external condition/action names, and the simulation Mode value EVOLVE — the script uses documented names and PRINTS the plan for you to verify with Get-Help New-DlpComplianceRule -Full against your tenant before committing. It does NOT enforce (no Block/Enable). > [CmdletBinding()] param( [switch]$Commit, [switch]$WhatIf, [string]$PolicyName  = "DLP-Teams-Pilot", [string]$MsgRuleName = "DLP-Rule-TeamsMessages", [string]$FileRuleName= "DLP-Rule-TeamsFiles", [string]$PilotGroup  = "SG-TeamsDLP-Pilot",         # pilot user/security group for all three locations [string]$LabelName   = "Confidential",              # sensitivity label the rules key on (adjust to your taxonomy) [string]$SimMode     = "TestWithoutNotifications"    # simulation/test mode; verify the exact value in your tenant )

## DLPTEAMS-Discovery.ps1

Purpose: Read-only baseline discovery for Teams DLP. Inventories the DLP compliance policies and rules already in the tenant, flags for each whether it covers the Teams-messages, SharePoint, and OneDrive locations (so you can see whether Teams messages AND shared files are governed), reports each policy's mode (simulation/test vs enable), and lists the sensitivity labels and sensitive information types the rules could key on. Also surfaces any DEFAULT Teams DLP policy. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPTEAMS-Discovery.ps1 .\DLPTEAMS-Discovery.ps1 -IncludeSensitiveTypes EXPECTED RESULTS A CSV baseline (.\DLPTEAMS-Discovery.csv) of DLP policies (with Teams/SharePoint/OneDrive location flags + Mode), DLP rules, and labels; with -IncludeSensitiveTypes, sensitive info types to .\DLPTEAMS-SensitiveTypes.csv. A policy that covers Teams messages but NOT SharePoint/OneDrive is flagged as a files-uncovered gap. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Cmdlets are standard Security & Compliance PowerShell; none are invented. Teams message DLP is licensing-dependent — the script WARNS where a feature is not readable rather than assuming. > [CmdletBinding()] param( [switch]$IncludeSensitiveTypes, [string]$OutPath          = ".\DLPTEAMS-Discovery.csv", [string]$SensitiveOutPath = ".\DLPTEAMS-SensitiveTypes.csv" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPTEAMS-Discovery.ps1 .\DLPTEAMS-Discovery.ps1 -IncludeSensitiveTypes EXPECTED RESULTS A CSV baseline (.\DLPTEAMS-Discovery.csv) of DLP policies (with Teams/SharePoint/OneDrive location flags + Mode), DLP rules, and labels; with -IncludeSensitiveTypes, sensitive info types to .\DLPTEAMS-SensitiveTypes.csv. A policy that covers Teams messages but NOT SharePoint/OneDrive is flagged as a files-uncovered gap. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Cmdlets are standard Security & Compliance PowerShell; none are invented. Teams message DLP is licensing-dependent — the script WARNS where a feature is not readable rather than assuming. > [CmdletBinding()] param( [switch]$IncludeSensitiveTypes, [string]$OutPath          = ".\DLPTEAMS-Discovery.csv", [string]$SensitiveOutPath = ".\DLPTEAMS-SensitiveTypes.csv" )

## DLPTEAMS-Report.ps1

Purpose: Read-only operational + evidence report for Teams DLP. Summarizes the DLP policies that cover the Teams-messages / SharePoint / OneDrive locations and their mode (simulation vs enforce), and — where the tenant/licensing exposes it — exports recent DLP activity from Activity Explorer so you can see the message/file matches the policy is recording. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPTEAMS-Report.ps1 .\DLPTEAMS-Report.ps1 -Days 7 EXPECTED RESULTS A console summary + .\DLPTEAMS-PolicyModes.csv (policies + mode + Teams/SPO/OneDrive flags) and, where available, .\DLPTEAMS-Activity.csv (Activity Explorer DLP events). If activity export is not available in your tenant/licence, the script WARNS and reports policy modes only. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Uses Get-DlpCompliancePolicy and Export-ActivityExplorerData (Security & Compliance PowerShell); none invented. Activity Explorer export is licensing-dependent — the script degrades gracefully (warns) rather than assuming availability. > [CmdletBinding()] param( [int]$Days = 7, [string]$ModesOutPath    = ".\DLPTEAMS-PolicyModes.csv", [string]$ActivityOutPath = ".\DLPTEAMS-Activity.csv" )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPTEAMS-Report.ps1 .\DLPTEAMS-Report.ps1 -Days 7 EXPECTED RESULTS A console summary + .\DLPTEAMS-PolicyModes.csv (policies + mode + Teams/SPO/OneDrive flags) and, where available, .\DLPTEAMS-Activity.csv (Activity Explorer DLP events). If activity export is not available in your tenant/licence, the script WARNS and reports policy modes only. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Uses Get-DlpCompliancePolicy and Export-ActivityExplorerData (Security & Compliance PowerShell); none invented. Activity Explorer export is licensing-dependent — the script degrades gracefully (warns) rather than assuming availability. > [CmdletBinding()] param( [int]$Days = 7, [string]$ModesOutPath    = ".\DLPTEAMS-PolicyModes.csv", [string]$ActivityOutPath = ".\DLPTEAMS-Activity.csv" )

## DLPTEAMS-ScopeHealth.ps1

Purpose: Scope and health helper for Teams DLP. Summarizes the pilot user/security group membership from Microsoft Graph and shows the current Teams/SharePoint/OneDrive scope of the Teams DLP policy — so you can see what the policy WOULD cover before you widen it. Read-only by default; any scope change is preview-only via -WhatIf (this tool does not itself widen scope — it prints the command for you to run under change control). HOW TO RUN PowerShell 5.1+ or 7+ with Microsoft Graph and (optionally) Security & Compliance PowerShell: Connect-MgGraph -Scopes "Group.Read.All" Connect-IPPSSession            # optional, to read the policy scope .\DLPTEAMS-ScopeHealth.ps1 .\DLPTEAMS-ScopeHealth.ps1 -PilotGroup "SG-TeamsDLP-Pilot" -WhatIf EXPECTED RESULTS A console summary: pilot-group membership (Graph) and the policy's current Teams/SharePoint/OneDrive scope. With -WhatIf, a PREVIEW of the scope-widening command (nothing is changed). .NOTES White-label Microsoft Purview tooling. Read-only / -WhatIf only. No credentials stored. Uses standard Microsoft Graph (Get-MgGroup / Get-MgGroupMember) and Get-DlpCompliancePolicy; none invented. > [CmdletBinding()] param( [switch]$WhatIf, [string]$PilotGroup = "SG-TeamsDLP-Pilot", [string]$PolicyName = "DLP-Teams-Pilot" )

How to run: PowerShell 5.1+ or 7+ with Microsoft Graph and (optionally) Security & Compliance PowerShell: Connect-MgGraph -Scopes "Group.Read.All" Connect-IPPSSession            # optional, to read the policy scope .\DLPTEAMS-ScopeHealth.ps1 .\DLPTEAMS-ScopeHealth.ps1 -PilotGroup "SG-TeamsDLP-Pilot" -WhatIf EXPECTED RESULTS A console summary: pilot-group membership (Graph) and the policy's current Teams/SharePoint/OneDrive scope. With -WhatIf, a PREVIEW of the scope-widening command (nothing is changed). .NOTES White-label Microsoft Purview tooling. Read-only / -WhatIf only. No credentials stored. Uses standard Microsoft Graph (Get-MgGroup / Get-MgGroupMember) and Get-DlpCompliancePolicy; none invented. > [CmdletBinding()] param( [switch]$WhatIf, [string]$PilotGroup = "SG-TeamsDLP-Pilot", [string]$PolicyName = "DLP-Teams-Pilot" )

## DLPTEAMS-Validate.ps1

Purpose: Read-only validation of the Teams DLP policy against the configuration gates in 05-testing.md (Gate A). Confirms the policy exists, covers the Teams-messages location AND the SharePoint+OneDrive file locations (the common "messages covered, files uncovered" gap), is in a Test/simulation mode (during the pilot pass), is scoped to a pilot (not all users), and has the two expected rules present and enabled with a sensitive-content condition. Prints PASS/FAIL per check. Changes nothing. HOW TO RUN PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPTEAMS-Validate.ps1 .\DLPTEAMS-Validate.ps1 -PolicyName "DLP-Teams-Pilot" EXPECTED RESULTS A PASS/FAIL line per gate and an overall result. Expect all-PASS in the simulation pass. In the enforce pass, A4 (simulation) is expected to FLIP (policy Mode = Enable) BY DESIGN — that is noted, not an error. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Standard Get-DlpCompliance* cmdlets; none invented. Whether the policy SHOULD be in simulation depends on the phase — the script reports the mode and lets you judge against the phase you are in. > [CmdletBinding()] param( [string]$PolicyName    = "DLP-Teams-Pilot", [string[]]$ExpectedRules = @("DLP-Rule-TeamsMessages","DLP-Rule-TeamsFiles") )

How to run: PowerShell 5.1+ or 7+ with Security & Compliance PowerShell (Connect-IPPSSession): Connect-IPPSSession .\DLPTEAMS-Validate.ps1 .\DLPTEAMS-Validate.ps1 -PolicyName "DLP-Teams-Pilot" EXPECTED RESULTS A PASS/FAIL line per gate and an overall result. Expect all-PASS in the simulation pass. In the enforce pass, A4 (simulation) is expected to FLIP (policy Mode = Enable) BY DESIGN — that is noted, not an error. .NOTES White-label Microsoft Purview tooling. Read-only. No credentials stored. Standard Get-DlpCompliance* cmdlets; none invented. Whether the policy SHOULD be in simulation depends on the phase — the script reports the mode and lets you judge against the phase you are in. > [CmdletBinding()] param( [string]$PolicyName    = "DLP-Teams-Pilot", [string[]]$ExpectedRules = @("DLP-Rule-TeamsMessages","DLP-Rule-TeamsFiles") )