Microsoft Edge for Business — Enterprise Configuration & Security Baseline (Intune)

Implementation Solution Guide

Version 1.0.0    ·    2026-07-29

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Microsoft Edge for Business: Enterprise Configuration & Security Baseline (Intune)

Most organizations deploy Microsoft Edge and then leave it at its out-of-the-box defaults: the built-in password manager is on and quietly competing with the corporate password vault, browser SmartScreen and PUA protection are unmanaged, extensions install freely, sync and sign-in are uncontrolled, and there is no Enterprise Mode Site List so legacy line-of-business web apps limp along in a modern engine. Security assessments repeatedly surface two of these as explicit findings — the Edge password manager is enabled and Edge is not enforced as the primary browser — but the real exposure is broader: an unmanaged browser is the single most-used piece of software on every endpoint.

This solution turns Microsoft Edge into a managed, hardened, standardized browser across the Windows fleet using Microsoft Intune — the Settings Catalog → Microsoft Edge (ADMX-backed) policies for configuration and the Microsoft Edge security baseline in Endpoint security for the hardening floor. It is delivered so a single administrator can follow it end to end.

What it does, concretely:

Makes Edge the default browser org-wide via Intune (a Windows default-associations configuration),

and configures IE mode with an Enterprise Mode Site List so legacy IE-dependent line-of-business   apps keep working inside Edge — no second browser, no compatibility limbo.

Turns off the built-in password manager (PasswordManagerEnabled = Disabled) so users are

steered to the enterprise password solution instead of scattering credentials in the browser.

Applies a pragmatic security/config baseline — SmartScreen + PUA protection on, an extension

allow/block model that controls sideloading, sync and work-profile sign-in controls, website   typo-protection (typosquatting), a defined update channel and cadence, and managed startup/home pages —   then layers the Microsoft Edge security baseline on top as the enforced hardening floor.

Every object you create is named once and reused — the pilot baseline profile is Edge for Business - Baseline - Pilot, assigned to the Edge for Business - Pilot Devices group — so the same names carry through implementation, testing, and troubleshooting.

The package follows the standard repeatable shape — Assess → Configure → Pilot → Validate → Expand — with exact, click-by-click Intune steps, a requirements guide that tells you how to verify *and* fix each prerequisite, five ready-to-run PowerShell scripts (Microsoft Graph), and testing and troubleshooting guides with clear pass/fail gates. Read-only discovery, validation, and reporting scripts tell you where you stand; the remediation and targeting scripts default to a safe preview and change nothing until you re-run them to apply.

Outcome: a browser that is default, standardized, and hardened on every Windows endpoint — the two assessment findings resolved directly, the broader browser attack surface reduced, and legacy web apps kept alive through IE mode — proven on a pilot before you scale, without a consulting engagement.

# 1. Solution Overview — Microsoft Edge for Business: Enterprise Configuration & Security Baseline (Intune)

## What this solution is

This solution configures and hardens Microsoft Edge for Business on Windows devices managed by Microsoft Intune. It combines two Intune surfaces that together turn Edge from an unmanaged default install into a managed, standardized, hardened browser:

Settings Catalog → Microsoft Edge (ADMX-backed) — the full set of Edge browser policies

(password manager, SmartScreen, extensions, sync/sign-in, IE mode, startup/home, update channel, and   more), delivered as one or more configuration profiles.

Endpoint security → Security baselines → Microsoft Edge security baseline — Microsoft's

pre-hardened set of Edge settings, applied as the enforced security floor on top of your configuration.

Plus a Windows default-application-associations configuration that makes Edge the default browser org-wide, and an Enterprise Mode Site List that lets legacy IE-dependent apps run in IE mode inside Edge.

## Why this exists (the findings, and the bigger picture)

Two items show up as explicit findings in most browser/security assessments:

The Edge built-in password manager is enabled. Users save work credentials into the browser

instead of the sanctioned enterprise password solution, scattering secrets and undermining the vault.

Edge is not enforced as the primary browser. Without a default-browser policy, links open in

whatever browser a user last set, so managed-browser protections (SmartScreen, extension control,    Conditional Access via the work profile) are inconsistently applied.

Resolving those two is the immediate win. But an unmanaged browser is the most-used app on every endpoint, so this solution also delivers the broader browser-hardening value: SmartScreen + PUA, extension sideloading control, sync/sign-in governance, typosquatting protection, a defined update cadence, managed startup pages, and the Microsoft-authored security baseline.

## The named objects you will build (and reuse everywhere)

This solution creates a small, deliberately named set of objects. These exact names are reused across the Implementation, Testing, and Troubleshooting guides — do not rename them mid-stream.

| Object | Type / where | Name used throughout |
| --- | --- | --- |
| Pilot target group | Entra security group | Edge for Business - Pilot Devices |
| Edge configuration baseline | Settings Catalog (Windows, Microsoft Edge ADMX-backed) | Edge for Business - Baseline - Pilot |
| Default-browser associations | Windows config profile (default app associations) | Edge for Business - Default Browser - Pilot |
| Microsoft Edge security baseline | Endpoint security → Security baselines | Edge for Business - Security Baseline - Pilot |
| Enterprise Mode Site List file | XML hosted at an internal URL | EdgeForBusiness-EMSiteList.xml |

One baseline profile, or several? The Settings Catalog lets you put every Edge setting in one profile. This guide keeps all browser policy in Edge for Business - Baseline - Pilot for simplicity and treats the default-browser associations and the Microsoft Edge security baseline as their own objects because they live on different Intune surfaces. Split the Settings Catalog profile later only if your change-control process needs finer ownership.

## What the baseline configures

Edge for Business - Baseline - Pilot sets the following (each is detailed click-by-click in the Implementation guide, with the Edge policy name and its underlying policy CSP key where confident; anything version-sensitive is flagged verify in your tenant):

Password manager OFF — PasswordManagerEnabled = Disabled. Steers users to the enterprise

password solution.

SmartScreen + PUA — Microsoft Defender SmartScreen Enabled (SmartScreenEnabled), block

potentially unwanted apps Enabled (SmartScreenPuaEnabled), and prevent users bypassing SmartScreen   warnings (PreventSmartScreenPromptOverride, PreventSmartScreenPromptOverrideForFiles).

Extension control (sideloading) — block-all-then-allow model using ExtensionInstallBlocklist

(*), ExtensionInstallAllowlist (approved extension IDs), optional ExtensionInstallForcelist   (auto-deploy), and BlockExternalExtensions = Enabled to stop out-of-store sideloading.

Sync & work-profile sign-in — BrowserSignin (force sign-in with the work account),

SyncDisabled to control what syncs to Microsoft consumer sync. This is how you get a governed work   profile rather than a personal one.

Website typo protection (typosquatting) — TyposquattingCheckerEnabled = Enabled (Edge

"Website typo protection"; a newer policy — verify availability for your Edge version).

Update channel & cadence — the Microsoft Edge Update ADMX policies (target channel, e.g.

Stable, and auto-update check cadence) so the fleet stays on a known, patched channel.

Startup & home pages — RestoreOnStartup / RestoreOnStartupURLs, HomepageLocation, and

NewTabPageLocation so Edge opens to your portal rather than an arbitrary page.

IE mode + Enterprise Mode Site List — InternetExplorerIntegrationLevel = **Internet Explorer

mode** and InternetExplorerIntegrationSiteList pointed at EdgeForBusiness-EMSiteList.xml, so listed   legacy sites render in the Trident (IE) engine inside Edge.

## How default-browser enforcement works on Windows via Intune

Windows does not expose a single "make Edge default" switch to MDM. The supported, fleet-wide method is a default application associations configuration: you export a default-associations XML (which maps http, https, .htm, .html, .pdf, etc. to Edge), then deliver it through Intune using the ApplicationDefaults/DefaultAssociationsConfiguration policy CSP. Once applied, those file/URL types open in Edge and users cannot silently change them. The Implementation guide gives the exact export → encode → deploy steps in the profile named Edge for Business - Default Browser - Pilot.

Honest limitation. Default-associations enforcement applies at user profile creation / policy refresh and is a fleet default, not a per-click lock. Communicate the change; it is reversible by removing the profile.

## How IE mode works (for legacy line-of-business apps)

IE mode renders specific sites using the Internet Explorer (Trident) engine *inside* Edge, so legacy web apps that require IE keep working after IE itself is retired. You control which sites use IE mode with an Enterprise Mode Site List — an XML file (authored in the free Enterprise Mode Site List Manager) that lists each legacy URL and the engine to use. You host that XML at an internal URL and point Edge at it with the InternetExplorerIntegrationSiteList policy. Only listed sites use IE mode; everything else uses the modern engine.

## The Microsoft Edge security baseline (the hardening floor)

Intune's Endpoint security → Security baselines → Microsoft Edge security baseline is a Microsoft-curated, versioned set of recommended Edge security settings. Applied as Edge for Business - Security Baseline - Pilot, it enforces a known-good floor. Where a baseline setting and your Settings Catalog profile both set the same policy, plan for the interaction (see Best Practices — conflicts) so they agree rather than fight.

## Benefits

Two findings resolved directly — password manager off; Edge enforced as the default browser.

Reduced browser attack surface — SmartScreen/PUA, extension sideloading control, and the Microsoft

security baseline harden the most-used app on every endpoint.

Legacy apps preserved — IE mode + Enterprise Mode Site List keep IE-dependent line-of-business apps

alive without a second browser.

Standardized experience — every managed Windows device gets the same governed Edge: same startup,

same work-profile sign-in, same update channel.

Pilot-first and reversible — everything deploys as Intune profiles to a pilot group first and is

removed by unassignment; no re-imaging.

## Limitations (be honest with buyers)

Windows-focused. This solution targets Microsoft Edge on Windows via Intune. macOS/iOS/Android

Edge management uses different surfaces and is out of scope here.

Policy names drift. Edge ships new policies frequently and Microsoft occasionally renames settings.

Every policy is given with its Edge name and CSP key where confident, and version-sensitive items are   flagged verify in your tenant — do not assume, confirm in the Settings Catalog for your Edge version.

Default-browser enforcement is a fleet default, not a per-action lock (see above).

IE mode depends on a maintained site list. IE mode only helps for sites you add to

EdgeForBusiness-EMSiteList.xml; the list is a living document you must keep current.

Security baseline versioning. Microsoft periodically releases new baseline versions; you must review

and migrate to new versions deliberately rather than auto-adopting.

## The standard deployment model

This solution uses one repeatable model across our catalog:

Windows devices receive a named Microsoft Edge configuration baseline (Settings Catalog, ADMX-backed), a default-browser associations profile, and the Microsoft Edge security baseline — plus an Enterprise Mode Site List for IE mode — deployed pilot-first to Edge for Business - Pilot Devices and reversible by unassignment.

Every step follows the repeatable pattern: Assess → Configure → Pilot → Validate → Expand.

# 2. Requirements — Microsoft Edge for Business: Enterprise Configuration & Security Baseline (Intune)

Confirm every requirement below before you begin. Each entry follows the same pattern: Description · Why required · How to verify · How to implement if missing. Category-wide prerequisites (tenant, Intune licensing, admin roles, device enrollment, pilot group, supported Windows baseline, network) are covered once in the Global Requirements — Intune Solutions document; the items here are specific to configuring and hardening Microsoft Edge for Business on Windows via Intune.

Scope reminder. These requirements are for Microsoft Edge on Windows managed by Intune — Settings Catalog (Microsoft Edge ADMX-backed) configuration plus the Microsoft Edge security baseline, default-browser enforcement, and IE mode. macOS/iOS/Android Edge management is out of scope.

## R1. Microsoft Edge (Chromium) installed on target Windows devices

Description: A current channel of Microsoft Edge for Business (the Chromium-based Edge) is installed on the target Windows devices. Why: Policies and the security baseline apply to the installed browser; ADMX-backed settings only take effect where Edge is present. Verify: On a device, open edge://version (shows the version and channel); or Intune → Apps → Windows to confirm any managed Edge deployment. On Windows 11 and current Windows 10, Edge is in-box. Implement: Edge ships in-box with supported Windows. If you manage the channel explicitly, deploy Microsoft Edge for Business (Stable) from Intune → Apps → Windows → Add → Microsoft Edge for Business, or rely on the in-box browser and manage its channel with the Microsoft Edge Update policies (Implementation, Step 8).

## R2. Edge policies visible in the Intune Settings Catalog

Description: The Microsoft Edge ADMX-backed policy category is available in Intune's Settings Catalog. Why: This solution configures Edge through the Settings Catalog (not a legacy custom ADMX import). Verify: Intune (https://intune.microsoft.com) → Devices → Configuration → Create → New policy → Platform Windows 10 and later, Profile type Settings catalog → Add settings → search Microsoft Edge; you should see the Microsoft Edge and Microsoft Edge Update setting groups. Implement: The Edge settings are built in; no import is needed. If a specific setting is missing, your Edge/Settings-Catalog version may predate it — verify the exact policy name for your version and use the equivalent, or import the Edge ADMX as a fallback.

## R3. Enterprise password solution in place (for the password-manager finding)

Description: A sanctioned enterprise password solution (corporate password manager / vault) users can use instead of the Edge built-in password manager. Why: Turning off PasswordManagerEnabled steers users to the enterprise solution; disabling the browser manager without an alternative causes support tickets. Verify: Confirm the organization's approved password manager is deployed/available to the pilot users. Implement: Deploy or confirm the enterprise password solution and brief users before enabling the policy. (Selecting or deploying that product is out of scope for this solution.)

## R4. Enterprise Mode Site List authored (for IE mode)

Description: An Enterprise Mode Site List XML (EdgeForBusiness-EMSiteList.xml) listing the legacy line-of-business URLs that must render in IE mode. Why: IE mode only applies to sites in this list; without it, InternetExplorerIntegrationLevel has nothing to act on. Verify: You have a valid site-list XML (schema version 2), and it is (or will be) reachable at an internal URL the devices can reach. Implement: Author it with the free Enterprise Mode Site List Manager (add each legacy site with open-in = IE11 / engine = IE mode), export the XML as EdgeForBusiness-EMSiteList.xml, and host it at an internal HTTPS URL (or a file:// share) reachable by the pilot devices. Only the sites you list use IE mode. Start with a short, verified list.

## R5. Default application associations XML (for default-browser enforcement)

Description: A Windows default associations XML that maps http, https, .htm, .html (and optionally .pdf, .svg) to Microsoft Edge. Why: Fleet-wide default-browser enforcement on Windows via Intune uses the ApplicationDefaults/DefaultAssociationsConfiguration policy CSP, which takes this XML. Verify: You have an AppAssociations.xml produced from a reference device where Edge is already the default for the relevant types. Implement: On a reference Windows device with Edge set as default, run (elevated) dism /online /Export-DefaultAppAssociations:C:\AppAssociations.xml, then keep only the http/https/html (and any additional) entries you want to enforce. This XML is deployed in Edge for Business - Default Browser - Pilot (Implementation, Phase 2).

## R6. Microsoft Edge security baseline available in Endpoint security

Description: The Microsoft Edge security baseline is available under Endpoint security → Security baselines. Why: It is the enforced hardening floor applied as Edge for Business - Security Baseline - Pilot. Verify: Intune → Endpoint security → Security baselines; a Microsoft Edge Baseline entry with a version is listed. Implement: It is provided by Intune; no import needed. Note the baseline version shown — you will reference it in change control (Best Practices).

## R7. Windows devices enrolled and in scope

Description: The target Windows devices are Intune-enrolled and manageable (Global Requirement G4). Why: Configuration profiles and baselines only reach enrolled devices. Verify: Intune → Devices → Windows → Windows devices; the pilot device is listed and compliant. Implement: Enroll via Entra join + automatic enrollment, or Autopilot (covered by the enrollment solutions).

## R8. Pilot target group

Description: An Entra security group named Edge for Business - Pilot Devices containing the pilot device(s) or user(s). Why: Every solution is piloted before fleet rollout; all four objects assign to this group first. Why: Consistent naming keeps the assignment, testing, and reporting steps unambiguous. Verify: Entra → Groups; Edge for Business - Pilot Devices exists and contains the pilot members. Implement: Entra → Groups → New group → Security, name it Edge for Business - Pilot Devices, add the pilot device(s)/user(s). (This is the solution-specific instance of Global Requirement G5.)

## R9. Internal hosting reachable for the site list (IE mode)

Description: The devices can reach the URL that hosts EdgeForBusiness-EMSiteList.xml. Why: Edge fetches the site list from InternetExplorerIntegrationSiteList; an unreachable URL means IE mode never applies. Verify: From a pilot device, browse to the site-list URL and confirm the XML loads. Implement: Host the XML on an internal web server / SharePoint / file share reachable by the fleet, and allow it through any proxy. Use HTTPS where possible.

## R10. Change-control awareness for browser policy

Description: Acknowledgement that browser policy changes affect every user's daily tool, and a plan to communicate them. Why: Disabling the password manager, forcing a default browser, and controlling extensions are user-visible; unannounced changes generate tickets. Verify: You have a comms plan and a rollback owner for the pilot. Implement: Draft a short user notice (what changes, when, why, where to store passwords now), and keep the rollback plan (unassign the profiles) documented before you pilot.

# Global Requirements — Intune Solutions (category-level)

These requirements apply to every solution in the Intune Solutions category. They are published once at the category level so individual listings stay small. Confirm these before deploying *any* Intune solution. Each entry: Description · Why · Verify · Implement-if-missing.

## G1. Microsoft Entra ID tenant

Description: An active Microsoft Entra ID (Azure AD) tenant. Why: It is the identity backbone for every cloud and Intune-managed resource. Verify: Sign in to https://entra.microsoft.com as an administrator. Implement: Create a Microsoft 365/Azure subscription, which provisions a tenant.

## G2. Microsoft Intune subscription

Description: An Intune-bearing license plan. Why: Intune delivers all configuration, compliance, and security policies. Verify: https://intune.microsoft.com loads; Tenant administration → Tenant status shows active. Implement: Assign Microsoft 365 E3/E5, Business Premium, or standalone Intune Plan 1.

## G3. Administrative roles

Description: Appropriate Entra/Intune admin roles for the operator. Why: Creating policies and enrollment settings requires elevated rights. Verify: Entra → Roles and administrators; confirm Intune Administrator. Implement: Assign Intune Administrator; reserve Global Administrator for tenant-wide changes.

## G4. Device enrollment in Intune

Description: Targeted Windows devices are enrolled and manageable. Why: Policies only reach enrolled devices. Verify: Intune → Devices → All devices; the device appears and is compliant. Implement: Enable Automatic Enrollment and join devices to Entra ID.

## G5. Pilot security group

Description: A Microsoft Entra security group for pilot/targeted users or devices. Why: Every solution is piloted before fleet rollout. Verify: Entra → Groups; the pilot group exists. Implement: Entra → Groups → New group → Security → add members.

## G6. Supported Windows baseline

Description: Windows 10 21H2+ or Windows 11 with current updates. Why: Modern Intune features assume a patched, supported OS. Verify: winver, or Intune → device → Hardware. Implement: Deploy Update rings or upgrade to Windows 11.

## G7. Network access to Microsoft cloud endpoints

Description: Outbound HTTPS to Microsoft 365, Entra, and Intune service URLs. Why: Enrollment, policy sync, and authentication depend on these endpoints. Verify: From a device, reach https://login.microsoftonline.com and https://enrollment.manage.microsoft.com. Implement: Allow Microsoft's published Office 365/Intune URL & IP ranges through proxy/firewall.

__________________________________________________

The standard deployment model (all solutions): Assess → Configure → Pilot → Validate → Expand.

# 3. Implementation — Microsoft Edge for Business: Enterprise Configuration & Security Baseline (Intune)

Follow these steps in order. The *why* for each capability lives in the Solution Overview; the steps below are deliberately short and exact so you can click to implement. Throughout, the repeatable pattern applies: Assess → Configure → Pilot → Validate → Expand. Do everything against the Edge for Business - Pilot Devices group first.

All admin-center steps use the Microsoft Intune admin center at https://intune.microsoft.com unless noted.

Policy names & CSP keys. Each setting is given with its Edge policy name (as it appears in the Settings Catalog search) and its policy CSP key where confident. Edge adds/renames policies often — anything flagged verify in your tenant should be confirmed for your Edge version before fleet rollout rather than assumed.

__________________________________________________

## Phase 1 — Assess and prepare

### Step 1. Confirm scope and the pilot group

Go to Groups (in Entra) and confirm Edge for Business - Pilot Devices exists with your pilot

device(s)/user(s) (Requirement R8). If not, create it: Groups → New group → Security, name it    exactly Edge for Business - Pilot Devices, add members.

In Intune → Devices → Windows → Windows devices, confirm the pilot device is managed and

compliant (R7).

On the pilot device, open edge://version and record the Edge version and channel (R1) — you

will confirm certain policies exist for that version.

### Step 2. Baseline the current state (the two findings)

On the pilot device, open edge://policy — this lists every Edge policy currently applied. Before

you deploy anything, note that PasswordManagerEnabled is absent or true, and that Edge is not    forced as default. This is your "before" evidence for the two assessment findings.

*(Optional, tenant-side)* Run EDGEBIZ-Discovery.ps1 to confirm no conflicting Edge configuration

profile already exists.

### Step 3. Author the Enterprise Mode Site List (for IE mode)

Download and open the Enterprise Mode Site List Manager (Microsoft's free tool).

Add each legacy line-of-business site that must use IE: enter the URL, set Open in = IE11

(this is IE mode inside Edge), and set the Compat Mode if the app needs a specific document mode.

File → Save to XML as EdgeForBusiness-EMSiteList.xml (schema version 2).

Host the file at an internal URL reachable by the pilot devices (R9) — for example

https://intranet.corp.example/edge/EdgeForBusiness-EMSiteList.xml. Record that URL; you will paste it    into the IE-mode policy in Step 9.

### Step 4. Produce the default-associations XML (for default-browser)

On a reference Windows device where Edge is already the default browser, open an elevated

command prompt and run:    dism /online /Export-DefaultAppAssociations:C:\AppAssociations.xml

Open C:\AppAssociations.xml and keep the association lines you want to enforce — at minimum the

http, https, .htm, .html entries whose ProgId points at Edge (e.g. MSEdgeHTM). Remove    unrelated entries so you enforce only the browser associations.

Save this file; you will Base64-encode and deploy it in Step 10.

__________________________________________________

## Phase 2 — Configure Edge (Settings Catalog baseline)

### Step 5. Create the Edge configuration baseline profile

Go to Devices → Configuration → Create → New policy.

Platform = Windows 10 and later; Profile type = Settings catalog. Click Create.

Basics → Name: Edge for Business - Baseline - Pilot. Description: *Microsoft Edge for

Business enterprise configuration baseline — password manager off, SmartScreen/PUA, extension control,    sync/sign-in, typosquatting, startup/home, IE mode.* Click Next.

On Configuration settings, click + Add settings to open the settings picker, then add the

settings in Steps 6–9. In the picker, search the category (e.g. *Microsoft Edge*), tick the    setting, then set its value in the profile.

### Step 6. Turn off the built-in password manager (Finding #1)

In + Add settings, search Microsoft Edge and select **"Enable saving passwords to the password

manager"** (policy CSP PasswordManagerEnabled).

Set it to Disabled. This prevents Edge from offering to save passwords and steers users to the

enterprise password solution (R3).

### Step 7. Apply the security/config hardening settings

Still under + Add settings in Edge for Business - Baseline - Pilot, add each of the following. Names are the Settings Catalog labels; the CSP key is in parentheses. Set the value shown.

SmartScreen + PUA:

"Configure Microsoft Defender SmartScreen" (SmartScreenEnabled) → Enabled.

"Configure Microsoft Defender SmartScreen to block potentially unwanted apps"

(SmartScreenPuaEnabled) → Enabled.

"Prevent bypassing Microsoft Defender SmartScreen prompts for sites"

(PreventSmartScreenPromptOverride) → Enabled.

"Prevent bypassing of Microsoft Defender SmartScreen warnings about downloads"

(PreventSmartScreenPromptOverrideForFiles) → Enabled.

Extension control (sideloading):

"Control which extensions cannot be installed" (ExtensionInstallBlocklist) → add one entry with

value * (block everything by default).

"Allow specific extensions to be installed" (ExtensionInstallAllowlist) → add the extension IDs

your organization approves (leave empty to allow none).

*(Optional)* "Control which extensions are installed silently" (ExtensionInstallForcelist) → add

IDs of extensions you want auto-deployed.

"Blocks external extensions from being installed" (BlockExternalExtensions) → Enabled (stops

out-of-store sideloading).

Sync & work-profile sign-in:

"Browser sign-in settings" (BrowserSignin) → Force users to sign in to use the browser (forces

the managed work profile). *(Choose Enable rather than Force if you want optional sign-in —   decide per your identity posture.)*

"Disable synchronization of data using Microsoft sync services" (SyncDisabled) → Enabled to

stop consumer sync of browser data (or leave unmanaged if you use Edge enterprise sync — decide per   policy).

Website typo protection (typosquatting):

"Configure Edge TyposquattingChecker" / "Website typo protection" (TyposquattingCheckerEnabled) →

Enabled. *(Newer Edge policy — verify in your tenant it exists for your version; if absent, skip   and note it.)*

Startup & home pages:

"Action to take on startup" (RestoreOnStartup) → Open a list of URLs (value 4).

"Sites to open when the browser starts" (RestoreOnStartupURLs) → add your portal URL(s), e.g.

https://portal.office.com.

"Configure the home page URL" (HomepageLocation) → your intranet/portal URL.

"Configure the new tab page URL" (NewTabPageLocation) → your chosen new-tab URL (optional).

### Step 8. Configure the update channel & cadence

In + Add settings, search Microsoft Edge Update (a separate ADMX group from *Microsoft Edge*).

Add "Target Channel override" (or the equivalently named per-app channel override) and set the

channel to Stable so the fleet stays on the supported channel. Verify the exact policy name for    your version.

*(Optional)* Add "Auto-update check period override" and set a cadence (e.g. every 10 hours /

remain within a supported window) so devices update predictably. Leave at default if you have no    specific cadence requirement.

### Step 9. Configure IE mode + the Enterprise Mode Site List

In + Add settings, search Microsoft Edge and select **"Configure Internet Explorer

integration"** (InternetExplorerIntegrationLevel).

Set it to Internet Explorer mode — this enables IE mode inside Edge.

Add "Configure the Enterprise Mode Site List" (InternetExplorerIntegrationSiteList) and set its

value to the URL of EdgeForBusiness-EMSiteList.xml from Step 3 (e.g.    https://intranet.corp.example/edge/EdgeForBusiness-EMSiteList.xml).

*(Optional but recommended)* Add "Send all intranet sites to Internet Explorer mode"

(InternetExplorerIntegrationReloadInIEModeAllowed / the "reload in IE mode" allowance) per your    compatibility needs — verify the exact policy name for your version and use only if your legacy    apps require it.

### Step 10. Scope tags, assignment, review — the baseline profile

Click Next to Scope tags (set if you use them), then Next.

Assignments: under Included groups → Add groups, select Edge for Business - Pilot Devices.

Do not assign to "All devices" yet. Click Next.

Review + create → Create.

Prefer automation? EDGEBIZ-Set-ScopeTargeting.ps1 sets/adjusts the assignment for Edge for Business - Baseline - Pilot (defaults to -WhatIf — preview first, then re-run to apply), and EDGEBIZ-Remediation.ps1 creates the baseline with the core settings if it is missing (also -WhatIf by default).

__________________________________________________

## Phase 2 (continued) — Make Edge the default browser

### Step 11. Create the default-browser associations profile

Base64-encode the default-associations XML from Step 4. On any Windows/PowerShell prompt:

[Convert]::ToBase64String([IO.File]::ReadAllBytes("C:\AppAssociations.xml")) — copy the output.

Go to Devices → Configuration → Create → New policy → Platform Windows 10 and later,

Profile type Templates → Custom. Click Create.

Name: Edge for Business - Default Browser - Pilot. Description: *Enforces Microsoft Edge as

the default browser via DefaultAssociationsConfiguration.* Click Next.

Configuration settings → Add an OMA-URI row:

Name: Default App Associations - Edge

OMA-URI: ./Vendor/MSFT/Policy/Config/ApplicationDefaults/DefaultAssociationsConfiguration

Data type: String

Value: paste the Base64 string from step 1.

Click Next through Scope tags, then Assignments → add **`Edge for Business - Pilot

Devices` → Next → Review + create → Create**.

Once applied, http/https/.htm/.html open in Edge fleet-wide and users cannot silently change the default. This is reversible by unassigning the profile.

__________________________________________________

## Phase 2 (continued) — Apply the Microsoft Edge security baseline

### Step 12. Create the Edge security baseline instance

Go to Endpoint security → Security baselines → Microsoft Edge Baseline.

Click + Create profile. Note the baseline version offered (record it for change control).

Basics → Name: Edge for Business - Security Baseline - Pilot. Click Next.

Configuration settings: accept the Microsoft-recommended defaults for the first pilot (you can

customize later). Review the settings so you know which ones overlap your Settings Catalog baseline    (Best Practices — conflicts). Click Next.

Scope tags → Next. Assignments: add Edge for Business - Pilot Devices → Next.

Review + create → Create.

Conflict awareness: if the same policy is set by both Edge for Business - Baseline - Pilot and Edge for Business - Security Baseline - Pilot, make the values agree. A mismatch shows as a conflict in Device status. See Troubleshooting.

__________________________________________________

## Phase 3 — Pilot

### Step 13. Sync and confirm the profiles land

On the pilot device, force a sync: **Settings → Accounts → Access work or school → (your account) →

Info → Sync, or Company Portal → Check status**.

In Intune, confirm each object reports success against the pilot device:

Devices → Configuration → `Edge for Business - Baseline - Pilot` → Device status → Succeeded.

Devices → Configuration → `Edge for Business - Default Browser - Pilot` → Device status →

Succeeded.

**Endpoint security → Security baselines → Edge for Business - Security Baseline - Pilot → Device

status → Succeeded**.

### Step 14. Confirm the policies on the device

On the pilot device open edge://policy and confirm the applied policies include

PasswordManagerEnabled = false, SmartScreenEnabled = true, the extension block/allow lists,    the sign-in/sync settings, the IE-mode policies, and the startup/home URLs. Use Reload policies if    needed.

Confirm Edge is the default: open a .html file or an http(s) link from outside a browser and confirm

it opens in Edge.

Confirm IE mode: browse to one of the sites in EdgeForBusiness-EMSiteList.xml and confirm the **IE

mode** indicator appears (the IE logo in the address bar) and the legacy app renders correctly.

__________________________________________________

## Phase 4 — Validate and expand

### Step 15. Validate with the scripts

Run EDGEBIZ-Discovery.ps1 (tenant readiness: the baseline profile, default-browser profile, and

Edge security baseline exist with the expected core settings).

Run EDGEBIZ-Validation.ps1 to confirm each object is assigned to `Edge for Business - Pilot

Devices` and the pilot device reports the policies applied.

Run EDGEBIZ-Report.ps1 to produce a coverage report (which Windows devices have the Edge baseline

applied).

### Step 16. Remediate gaps (safe by default)

If the baseline profile is missing or mis-scoped, run EDGEBIZ-Remediation.ps1 — it **defaults to

-WhatIf** and prints exactly what it would create/assign. Review, then re-run with -WhatIf:$false    to apply.

To (re)point the assignment at a different group, run **`EDGEBIZ-Set-ScopeTargeting.ps1 -GroupId

<id>` (also -WhatIf** by default).

### Step 17. Expand in waves

Once the pilot passes the Testing gate, broaden each object's assignment to the next group, or make the

Edge baseline, default-browser profile, and security baseline the standard for all corporate Windows    devices.

Grow EdgeForBusiness-EMSiteList.xml as you discover additional legacy apps, re-host it, and

re-validate IE mode — the site-list URL policy does not change, only the file behind it.

Roll out in waves, validating each wave with EDGEBIZ-Report.ps1 before widening, and keep the

Settings Catalog and security baseline values in agreement as you go.

# 5. Testing & Validation — Microsoft Edge for Business Enterprise Configuration & Security Baseline

Validate against a pilot device in Edge for Business - Pilot Devices before expanding. Each test has an explicit pass/fail gate. Use the included PowerShell scripts (Microsoft Graph) for tenant-side checks and the on-device steps for the user experience.

What "pass" means here: on a managed Windows device, Edge is the default browser, the built-in password manager is off, the security/config baseline (SmartScreen/PUA, extensions, sync/sign-in, typosquatting, startup) is applied, the Microsoft Edge security baseline reports Succeeded, and listed legacy sites open in IE mode.

## Test 1 — Tenant readiness

Procedure: Run EDGEBIZ-Discovery.ps1. Pass: The Edge for Business - Baseline - Pilot Settings Catalog profile exists with PasswordManagerEnabled = disabled and SmartScreen enabled; the Edge for Business - Default Browser - Pilot custom profile exists; the Edge for Business - Security Baseline - Pilot Edge security baseline exists. Fail: Any of the three objects missing, or the baseline lacks the password-manager/SmartScreen settings → create/fix before piloting (Implementation Steps 5–12 / EDGEBIZ-Remediation.ps1).

## Test 2 — Assignment

Procedure: Run EDGEBIZ-Validation.ps1 (or check each object's Assignments tab). Pass: All three objects are assigned to Edge for Business - Pilot Devices and to no unintended broad group. Fail: Not assigned, or assigned to "All devices" prematurely → correct with Implementation Step 10/11/12 or EDGEBIZ-Set-ScopeTargeting.ps1.

## Test 3 — Profiles applied on the device

Procedure: Intune → Device status for each object; and on the device open edge://policy. Pass: Edge for Business - Baseline - Pilot, Edge for Business - Default Browser - Pilot, and Edge for Business - Security Baseline - Pilot all show Succeeded; edge://policy lists the expected policies. Fail: Not applied / error → force a sync and re-check; if it shows Conflict, resolve the overlapping setting (Troubleshooting).

## Test 4 — Password manager is off (Finding #1)

Procedure: On the device, open edge://policy and confirm PasswordManagerEnabled = false; then in Edge go to Settings → Profiles → Passwords and attempt to enable "Offer to save passwords". Pass: PasswordManagerEnabled shows false; the "Offer to save passwords" toggle is managed/greyed out (off) and Edge does not prompt to save a password on a test sign-in. Fail: Toggle still user-controllable or Edge prompts to save → confirm the setting value and that the baseline applied (Test 3).

## Test 5 — Edge is the default browser (Finding #2)

Procedure: From outside a browser (e.g. a link in Notepad or an email client) open an https:// link and open a local .html file. Pass: Both open in Microsoft Edge; Settings → Apps → Default apps shows Edge for the web/HTML associations and they are managed (not freely changeable). Fail: Opens in another browser, or the default is user-changeable → verify the Base64 DefaultAssociationsConfiguration value and that Edge for Business - Default Browser - Pilot applied.

## Test 6 — Security/config baseline behaves

Procedure: Confirm the hardening settings: SmartScreen blocks a known test-warning page; try to install an extension outside the allow-list; confirm the browser opens to the configured startup/home page and the work-profile sign-in behavior matches policy. Pass: SmartScreen warns as configured (and cannot be bypassed where set); a non-allow-listed extension is blocked; startup/home pages match; sign-in/work-profile behaves per BrowserSignin. Fail: Any control not behaving → check the specific policy in edge://policy and its value in the baseline profile (Implementation Step 7).

## Test 7 — IE mode renders a legacy site

Procedure: Browse to a site listed in EdgeForBusiness-EMSiteList.xml. Pass: The IE mode indicator (IE logo) appears in the address bar and the legacy app renders/works; a site not on the list uses the modern engine. Fail: No IE-mode indicator → confirm InternetExplorerIntegrationLevel = IEMode, that the site-list URL is reachable (R9), and that the site is actually in the list.

## Test 8 — Microsoft Edge security baseline applied

Procedure: Run EDGEBIZ-Report.ps1, and check Endpoint security → Security baselines → `Edge for Business - Security Baseline - Pilot` → Device status. Pass: The pilot device reports the Edge security baseline Succeeded; the coverage report lists it as applied. Fail: Missing/error/conflict → resolve overlapping settings between the security baseline and the Settings Catalog baseline so they agree (Best Practices — conflicts).

## Test 9 — No unintended breakage (negative test)

Procedure: With a real pilot user, use Edge for a normal workday: internal apps, SSO/sign-in, an IE-mode app, and saving a password (should route to the enterprise solution, not the browser). Pass: Normal browsing works; the only *intended* changes are visible (no browser password save, Edge is default, extensions controlled); no legacy app is broken that IE mode should cover. Fail: A legacy app breaks → add it to EdgeForBusiness-EMSiteList.xml; unexpected block → adjust the specific policy.

## Test 10 — Coverage report

Procedure: Run EDGEBIZ-Report.ps1. Pass: The report lists the pilot device(s) as baseline applied; counts match the assigned group. Fail: Devices missing → run EDGEBIZ-Remediation.ps1 (-WhatIf first) to fix assignment/scoping and re-sync.

## Acceptance gate

Proceed to Expand only when Tests 1–8 and Test 10 pass on at least one pilot device, Test 9 confirms no unintended breakage, and a real pilot user confirms the two findings are resolved (no browser password save; Edge is the default) and that IE-mode legacy apps still work.

# 6. Troubleshooting — Microsoft Edge for Business Enterprise Configuration & Security Baseline

Work top-down: confirm the profiles applied (Intune Device status + edge://policy on the device), then check conflicts between the Settings Catalog baseline and the Edge security baseline, then the specific policy in question. Most issues are an unassigned/unsynced device, a policy-name mismatch for your Edge version, or two objects setting the same policy to different values. Each symptom below gives the likely cause and the fix.

Before you start: open edge://policy on the affected device — it shows exactly which Edge policies applied and their values. This is faster ground truth than Intune reporting, which can lag.

## Symptom: A profile never appears / policies not in `edge://policy`

Likely cause: Device not synced, not assigned, or not enrolled. Fix:

Confirm the device is in Edge for Business - Pilot Devices and each object is assigned

(EDGEBIZ-Validation.ps1).

Force a sync (Settings → Accounts → Access work or school → Sync, or Company Portal → **Check

status**).

Check Devices → Configuration → (profile) → Device status (and **Endpoint security → Security

baselines → …** for the baseline) for an error.

On the device, open edge://policy and click Reload policies.

## Symptom: Device status shows "Conflict"

Likely cause: The same Edge policy is set to different values by Edge for Business - Baseline - Pilot and Edge for Business - Security Baseline - Pilot (or a duplicate profile). Fix:

Run EDGEBIZ-Discovery.ps1 to list the Edge configuration objects.

Identify the overlapping setting (e.g. SmartScreen) and make the values agree, or unset it in one

object so a single owner remains (Best Practices — conflicts).

Remove any duplicate Edge profile targeting the same device.

## Symptom: Edge still offers to save passwords (Finding #1 not resolved)

Likely cause: PasswordManagerEnabled not applied, or set to Enabled somewhere. Fix:

In edge://policy, confirm PasswordManagerEnabled = false. If absent, the baseline did not apply

(see the first symptom).

Confirm no other profile / security baseline sets PasswordManagerEnabled = true (conflict).

Confirm the setting in Edge for Business - Baseline - Pilot is Disabled (Implementation Step 6),

then re-sync.

## Symptom: Edge is not the default browser (Finding #2 not resolved)

Likely cause: The DefaultAssociationsConfiguration value is wrong/empty, or the associations XML does not point at Edge. Fix:

Confirm Edge for Business - Default Browser - Pilot shows Succeeded in Device status.

Re-check the Base64 value in the custom OMA-URI row — decode it and confirm the XML maps

http/https/.htm/.html to an Edge ProgId (e.g. MSEdgeHTM).

Rebuild the XML from a reference device where Edge is default (Implementation Step 4), re-encode, update

the profile, and re-sync. Note associations apply at policy refresh / profile creation.

## Symptom: A legacy site does not open in IE mode

Likely cause: IE mode not enabled, the site not in the list, or the site-list URL unreachable. Fix:

In edge://policy, confirm InternetExplorerIntegrationLevel = IE mode and

InternetExplorerIntegrationSiteList points at your EdgeForBusiness-EMSiteList.xml URL.

From the device, browse to the site-list URL and confirm the XML loads (R9). Fix hosting/proxy if it

does not.

Confirm the exact site URL is in EdgeForBusiness-EMSiteList.xml with Open in = IE11; check

edge://compat/enterprise to see the parsed site list on the device.

## Symptom: An approved extension is blocked (or a bad one installs)

Likely cause: Allow-list missing the extension ID, or block-list not set to *. Fix:

Confirm ExtensionInstallBlocklist contains * and the approved extension ID is in

ExtensionInstallAllowlist (Implementation Step 7). Extension IDs are case-sensitive — copy from    edge://extensions.

If out-of-store extensions still install, confirm BlockExternalExtensions = Enabled.

Re-sync and re-check edge://policy.

## Symptom: A policy from the guide is not in the Settings Catalog

Likely cause: Your Edge / Settings-Catalog version predates that policy, or Microsoft renamed it. Fix:

Confirm the pilot device's Edge version (edge://version). Newer policies (e.g.

TyposquattingCheckerEnabled) require a recent Edge.

Search the Settings Catalog for the current name; if renamed, use the equivalent and note it.

If truly unavailable, skip that single setting and document it — do not block the rest of the baseline.

## Symptom: The Microsoft Edge security baseline shows "Error"/"Not applicable"

Likely cause: Device not fully enrolled/compliant, or a baseline-version/setting not applicable to the device's Edge/Windows version. Fix:

Confirm the device is enrolled and compliant (R7, G4) and synced.

Check the baseline version — if you created it on an older version, review and consider migrating to

the current version (Best Practices — change control).

Reconcile any setting the baseline reports can't apply against the device's Edge/Windows level.

## Symptom: Works for some devices, not others

Likely cause: Group membership, sync timing, or Edge version differences. Fix:

Confirm affected devices are in the assigned group (EDGEBIZ-Report.ps1).

Re-sync stragglers; confirm enrollment (R7).

Confirm the affected devices run an Edge version that supports the missing policy (edge://version).

## Symptom: Coverage report shows fewer devices than the group

Likely cause: Some devices not synced, not enrolled, or on an unsupported Edge/Windows level. Fix:

Run EDGEBIZ-Report.ps1 to list which devices lack the applied baseline.

Run EDGEBIZ-Remediation.ps1 (`-WhatIf` first) to correct assignment/scoping.

Re-sync stragglers and confirm enrollment (R7) and Edge version (R1).

## Escalation checklist

Before opening a Microsoft support case, collect: the EDGEBIZ-Discovery.ps1 output, each object's Device status export, the on-device edge://policy export, edge://version and edge://compat/enterprise output, the exact policy name/value in dispute, the assignment groups, and whether the issue reproduces on a freshly synced device (isolates policy from device state).

# 7. Best Practices — Microsoft Edge for Business Enterprise Configuration & Security Baseline

These practices keep the managed Edge configuration precise, predictable, and reversible on corporate Windows devices. They assume the deployment model in the Solution Overview: a named Settings Catalog baseline (Edge for Business - Baseline - Pilot), a default-browser associations profile (Edge for Business - Default Browser - Pilot), and the Microsoft Edge security baseline (Edge for Business - Security Baseline - Pilot), deployed via Intune, pilot-first.

## Resolve Settings Catalog ↔ security baseline conflicts deliberately

Decide who owns each overlapping setting. SmartScreen, extension controls, and password-manager

settings can be set by *both* the Settings Catalog baseline and the Microsoft Edge security baseline. If   both set the same policy to different values, the device reports a conflict and the setting may   not apply. Choose one owner per setting and make the other agree (or leave it unset there).

Prefer the security baseline for the hardening floor, the Settings Catalog for org specifics. Let

the Edge security baseline carry Microsoft's recommended hardening; use Edge for Business - Baseline -   Pilot for organization-specific choices (startup pages, IE mode, extension allow-list, update channel).

Document the ownership map. Keep a short table of "setting → which object sets it → value" so the

next admin does not reintroduce a conflict.

## Password manager: pair the "off" with an alternative

Never disable the browser password manager without the enterprise solution in place (R3). Turning off

PasswordManagerEnabled is only half the change; users need somewhere sanctioned to store credentials, or   you generate tickets and shadow IT.

Communicate before you enforce. A one-line notice ("Edge will no longer save passwords; use

<enterprise vault>") prevents most confusion.

## Extension control: block-all, then allow

Start from `ExtensionInstallBlocklist = *` and allow-list explicitly. A block-everything default with a

short ExtensionInstallAllowlist is far safer than trying to enumerate bad extensions. Add   BlockExternalExtensions = Enabled to stop out-of-store sideloading.

Record every allow-listed extension ID (extension → ID → why approved) so the list stays auditable.

Use `ExtensionInstallForcelist` sparingly — only for extensions the org genuinely wants everywhere.

## Default browser: enforce, but set expectations

Enforce with `DefaultAssociationsConfiguration`, and know it is a fleet default applied at policy

refresh, not a per-click lock. Communicate the change and keep the associations XML minimal (browser/HTML   types only) so you do not accidentally reassign unrelated file types.

Rebuild the XML from a clean reference device whenever Windows/Edge progIDs change across major

releases, and re-deploy.

## IE mode: keep the site list short, current, and reachable

List only what genuinely needs IE, with Open in = IE11. Every site you add is a legacy dependency

you are choosing to keep alive — treat the list as a retirement backlog, not a dumping ground.

Host the site list reliably (R9) and monitor that the URL stays reachable; an unreachable list

silently disables IE mode.

Version the site list. The policy points at a stable URL; change the file behind it and note the date

and reason for each addition/removal.

## Sync & work-profile sign-in

Choose your sign-in posture explicitly. BrowserSignin = Force gives a governed work profile and is

the cleanest for Conditional Access; Enable leaves it optional. Decide once and apply consistently.

Be intentional about sync. SyncDisabled = Enabled stops consumer sync of browser data; if you use

Edge enterprise sync, leave it unmanaged and govern via profile instead. Do not half-configure both.

## Update channel & cadence

Pin the fleet to a supported channel (usually Stable) with the Microsoft Edge Update policies, and set

a predictable auto-update cadence so security fixes land without manual effort. Review after major Edge   releases.

## Deploy pilot-first and reversibly

Assign every object to `Edge for Business - Pilot Devices`, never "All devices" first. Expand in waves

after each gate passes.

Rollback is unassignment. Because these are Intune profiles/baselines, removing the assignment reverts

behavior; keep the objects so you can re-target quickly.

## Operate and monitor

Report before you widen. Run EDGEBIZ-Report.ps1 each wave; only broaden when coverage matches the

assigned group.

Remediate with `-WhatIf` first. EDGEBIZ-Remediation.ps1 and EDGEBIZ-Set-ScopeTargeting.ps1 preview

by default — read the plan, then apply.

Verify policy on the device with `edge://policy`. It is the fastest ground truth for what actually

applied, independent of Intune's reporting lag.

## Change control

Version the security baseline migration. Microsoft periodically releases new **Edge security baseline

versions** — review the diff and migrate Edge for Business - Security Baseline - Pilot deliberately   rather than auto-adopting.

Confirm policy names after Edge upgrades. Edge adds/renames policies frequently. After a major Edge

release, re-run Discovery and spot-check edge://policy before expanding.

# 8. Deliverables Summary — Microsoft Edge for Business Enterprise Configuration & Security Baseline

Everything included in this solution package, and what each piece is for.

## Documentation (this guide)

Executive Summary — the business case and outcome in one page: the two assessment findings resolved

(password manager off; Edge enforced as default) plus the broader browser-hardening value.

Solution Overview — the two Intune surfaces used (Settings Catalog Microsoft Edge ADMX-backed +

Endpoint security Microsoft Edge security baseline), how default-browser enforcement and IE mode work,   and the named objects you build and reuse.

Requirements Guide — every Intune/Entra/Edge prerequisite with how to verify and how to

implement if missing, plus the category-level Global Requirements.

Implementation Guide — exact, ordered, click-by-click steps across four phases: assess and prepare

(site list + associations XML), configure the named Settings Catalog baseline (password manager off,   SmartScreen/PUA, extensions, sync/sign-in, typosquatting, startup, update channel, IE mode), enforce the   default browser, apply the Microsoft Edge security baseline, pilot, then validate and expand.

Testing & Validation — ten tests with explicit pass/fail gates (including confirming both findings

are resolved and a negative test for unintended breakage) and an acceptance gate.

Troubleshooting — top-down diagnosis using edge://policy: profiles not applying, conflicts, the two

findings, IE mode, extension control, and missing/renamed policies.

Best Practices — resolving Settings-Catalog ↔ security-baseline conflicts, block-all-then-allow

extensions, IE-mode site-list hygiene, sign-in/sync posture, update cadence, and reversible pilot-first   rollout.

## PowerShell scripts (Microsoft Graph) — `EDGEBIZ-Scripts.zip`

All scripts are tenant-side (run from an admin workstation with the Microsoft Graph PowerShell SDK); each has a header explaining Purpose · How to run · Expected results. Discovery, Validation, and Report are read-only; Remediation and Set-ScopeTargeting default to `-WhatIf` (preview first, then apply).

EDGEBIZ-Discovery.ps1 — tenant readiness: the Edge for Business - Baseline - Pilot Settings

Catalog profile exists with the core settings (PasswordManagerEnabled = disabled, SmartScreen), the    Edge for Business - Default Browser - Pilot custom profile exists, and the Microsoft Edge security    baseline is created.

EDGEBIZ-Validation.ps1 — validates each object's assignment and per-device applied state,

with a clear PASS/FAIL summary.

EDGEBIZ-Report.ps1 — tenant-wide CSV report of Windows devices and whether the Edge configuration

baseline is applied — the Edge coverage report.

EDGEBIZ-Remediation.ps1 — safe remediation: creates the Settings Catalog Edge baseline with the

core settings if missing and assigns it to a target group. `-WhatIf` by default; applies only when    re-run with -WhatIf:$false.

EDGEBIZ-Set-ScopeTargeting.ps1 — sets/adjusts the baseline profile's group assignment (target-group

builder). `-WhatIf` by default.

## Hero image

EDGEBIZ-hero.png — the product image used on the marketplace listing.

## How it's delivered

A Word document and PDF (cover, table of contents, page numbers, and a scripts appendix), plus all five PowerShell scripts in a single ZIP — yours to keep and reuse across unlimited devices.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## EDGEBIZ-Discovery.ps1

Purpose: Confirms the Intune tenant is ready to deliver a managed, hardened Microsoft Edge on Windows: - a Settings Catalog profile named 'Edge for Business - Baseline - Pilot' exists and carries the core Edge policies (PasswordManagerEnabled = disabled, SmartScreen enabled), - a custom OMA-URI profile named 'Edge for Business - Default Browser - Pilot' exists (the DefaultAssociationsConfiguration that makes Edge the default browser), and - a Microsoft Edge security baseline instance named 'Edge for Business - Security Baseline - Pilot' exists. Read-only. Checks Microsoft Edge on WINDOWS only — not macOS/iOS/Android Edge. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\EDGEBIZ-Discovery.ps1 (Install once: Install-Module Microsoft.Graph -Scope CurrentUser) Required Graph scopes: DeviceManagementConfiguration.Read.All EXPECTED RESULTS A PASS/FAIL line per check and an overall verdict. A READY tenant shows the three named objects present, with the Edge baseline profile carrying the password-manager-off and SmartScreen settings. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. Setting definition IDs and profile names may vary by Edge/Intune version — verify in your tenant. > [CmdletBinding()] param( [string]$BaselineName      = 'Edge for Business - Baseline - Pilot', [string]$DefaultBrowserName = 'Edge for Business - Default Browser - Pilot', [string]$SecurityBaselineName = 'Edge for Business - Security Baseline - Pilot' )

How to run: powershell -ExecutionPolicy Bypass -File .\EDGEBIZ-Discovery.ps1 (Install once: Install-Module Microsoft.Graph -Scope CurrentUser) Required Graph scopes: DeviceManagementConfiguration.Read.All EXPECTED RESULTS A PASS/FAIL line per check and an overall verdict. A READY tenant shows the three named objects present, with the Edge baseline profile carrying the password-manager-off and SmartScreen settings. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. Setting definition IDs and profile names may vary by Edge/Intune version — verify in your tenant. > [CmdletBinding()] param( [string]$BaselineName      = 'Edge for Business - Baseline - Pilot', [string]$DefaultBrowserName = 'Edge for Business - Default Browser - Pilot', [string]$SecurityBaselineName = 'Edge for Business - Security Baseline - Pilot' )

## EDGEBIZ-Remediation.ps1

Purpose: Remediates the common gap that leaves Microsoft Edge unmanaged on corporate Windows devices: creates the Settings Catalog Edge baseline profile ('Edge for Business - Baseline - Pilot') with the two most important settings pre-set — PasswordManagerEnabled = Disabled (assessment Finding #1) and SmartScreen Enabled — and assigns it to a target group. Defaults to -WhatIf, so it previews every change and modifies nothing until re-run to apply. Remediates the Windows Edge configuration baseline only — it does not create the default-browser profile or the Edge security baseline (do those in the Implementation guide). HOW TO RUN Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\EDGEBIZ-Remediation.ps1 -GroupId your-entra-group-object-id Apply the change: powershell -ExecutionPolicy Bypass -File .\EDGEBIZ-Remediation.ps1 -GroupId your-entra-group-object-id -WhatIf:$false (Install once: Install-Module Microsoft.Graph -Scope CurrentUser) Required Graph scopes: DeviceManagementConfiguration.ReadWrite.All EXPECTED RESULTS In preview: a report of what is missing and exactly what WOULD be created/assigned. When applied: an 'Edge for Business - Baseline - Pilot' Settings Catalog profile exists (password manager off, SmartScreen on) and is assigned to the group. Re-run EDGEBIZ-Discovery.ps1 to confirm. .NOTES White-label — the repeatable way. Defaults to -WhatIf; changes require -WhatIf:$false. The Edge setting definition IDs below reflect current Microsoft documentation; Edge revises policies frequently — VERIFY the setting definition IDs in your tenant's Settings Catalog before relying on them, and add the remaining hardening settings (extensions, sync/sign-in, IE mode, startup) per Implementation Step 7 either here or in the portal. > [CmdletBinding(SupportsShouldProcess)] param( [Parameter(Mandatory)] [string]$GroupId, [string]$Name = 'Edge for Business - Baseline - Pilot' )

How to run: Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\EDGEBIZ-Remediation.ps1 -GroupId your-entra-group-object-id Apply the change: powershell -ExecutionPolicy Bypass -File .\EDGEBIZ-Remediation.ps1 -GroupId your-entra-group-object-id -WhatIf:$false (Install once: Install-Module Microsoft.Graph -Scope CurrentUser) Required Graph scopes: DeviceManagementConfiguration.ReadWrite.All EXPECTED RESULTS In preview: a report of what is missing and exactly what WOULD be created/assigned. When applied: an 'Edge for Business - Baseline - Pilot' Settings Catalog profile exists (password manager off, SmartScreen on) and is assigned to the group. Re-run EDGEBIZ-Discovery.ps1 to confirm. .NOTES White-label — the repeatable way. Defaults to -WhatIf; changes require -WhatIf:$false. The Edge setting definition IDs below reflect current Microsoft documentation; Edge revises policies frequently — VERIFY the setting definition IDs in your tenant's Settings Catalog before relying on them, and add the remaining hardening settings (extensions, sync/sign-in, IE mode, startup) per Implementation Step 7 either here or in the portal. > [CmdletBinding(SupportsShouldProcess)] param( [Parameter(Mandatory)] [string]$GroupId, [string]$Name = 'Edge for Business - Baseline - Pilot' )

## EDGEBIZ-Report.ps1

Purpose: Produces a coverage report across managed Windows devices: for each device, whether the Microsoft Edge configuration baseline ('Edge for Business - Baseline - Pilot') is applied. Use it to measure coverage before widening a rollout and to find corporate devices still missing the managed Edge baseline. Read-only. Reports the Windows Edge configuration baseline only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\EDGEBIZ-Report.ps1 Optional: -ProfileName "Edge for Business - Baseline - Pilot"  -CsvPath .\EDGEBIZ-coverage.csv (Install once: Install-Module Microsoft.Graph -Scope CurrentUser) Required Graph scopes: DeviceManagementConfiguration.Read.All, DeviceManagementManagedDevices.Read.All EXPECTED RESULTS A table (and optional CSV) of Windows devices with an Applied column (Yes/No/Error/Conflict) plus a coverage summary. Full coverage = every intended device shows Applied = Yes. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. > [CmdletBinding()] param( [string]$ProfileName = 'Edge for Business - Baseline - Pilot', [string]$CsvPath )

How to run: powershell -ExecutionPolicy Bypass -File .\EDGEBIZ-Report.ps1 Optional: -ProfileName "Edge for Business - Baseline - Pilot"  -CsvPath .\EDGEBIZ-coverage.csv (Install once: Install-Module Microsoft.Graph -Scope CurrentUser) Required Graph scopes: DeviceManagementConfiguration.Read.All, DeviceManagementManagedDevices.Read.All EXPECTED RESULTS A table (and optional CSV) of Windows devices with an Applied column (Yes/No/Error/Conflict) plus a coverage summary. Full coverage = every intended device shows Applied = Yes. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. > [CmdletBinding()] param( [string]$ProfileName = 'Edge for Business - Baseline - Pilot', [string]$CsvPath )

## EDGEBIZ-Set-ScopeTargeting.ps1

Purpose: Sets or adjusts which Entra security group the Edge configuration baseline ('Edge for Business - Baseline - Pilot') is assigned to — the target-group builder for pilot-first, wave-based rollout on corporate Windows devices. Optionally adds an assignment exclusion group. Defaults to -WhatIf, previewing the assignment change and modifying nothing until re-run to apply. Targets the Windows Edge configuration baseline profile only. HOW TO RUN Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\EDGEBIZ-Set-ScopeTargeting.ps1 -GroupId your-entra-group-object-id Apply the assignment: powershell -ExecutionPolicy Bypass -File .\EDGEBIZ-Set-ScopeTargeting.ps1 -GroupId your-entra-group-object-id -WhatIf:$false Optional: -ExcludeGroupId your-exclusion-group-object-id ; -ProfileName "Edge for Business - Baseline - Pilot" (Install once: Install-Module Microsoft.Graph -Scope CurrentUser) Required Graph scopes: DeviceManagementConfiguration.ReadWrite.All EXPECTED RESULTS In preview: the profile found and the assignment that WOULD be set. When applied: the profile is assigned to the include group (and excludes the exclusion group). Confirm in Intune - Devices - Configuration, or with EDGEBIZ-Validation.ps1. .NOTES White-label — the repeatable way. Defaults to -WhatIf; changes require -WhatIf:$false. > [CmdletBinding(SupportsShouldProcess)] param( [Parameter(Mandatory)] [string]$GroupId, [string]$ExcludeGroupId, [string]$ProfileName = 'Edge for Business - Baseline - Pilot' )

How to run: Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\EDGEBIZ-Set-ScopeTargeting.ps1 -GroupId your-entra-group-object-id Apply the assignment: powershell -ExecutionPolicy Bypass -File .\EDGEBIZ-Set-ScopeTargeting.ps1 -GroupId your-entra-group-object-id -WhatIf:$false Optional: -ExcludeGroupId your-exclusion-group-object-id ; -ProfileName "Edge for Business - Baseline - Pilot" (Install once: Install-Module Microsoft.Graph -Scope CurrentUser) Required Graph scopes: DeviceManagementConfiguration.ReadWrite.All EXPECTED RESULTS In preview: the profile found and the assignment that WOULD be set. When applied: the profile is assigned to the include group (and excludes the exclusion group). Confirm in Intune - Devices - Configuration, or with EDGEBIZ-Validation.ps1. .NOTES White-label — the repeatable way. Defaults to -WhatIf; changes require -WhatIf:$false. > [CmdletBinding(SupportsShouldProcess)] param( [Parameter(Mandatory)] [string]$GroupId, [string]$ExcludeGroupId, [string]$ProfileName = 'Edge for Business - Baseline - Pilot' )

## EDGEBIZ-Validation.ps1

Purpose: Validates the Settings Catalog Edge baseline profile ('Edge for Business - Baseline - Pilot') is assigned to the intended group and applied on target Windows devices. Confirms the profile exists, that it is assigned (and, if -GroupId is supplied, to that group), and reports each device's applied state (Succeeded / Error / Conflict / Not applied). Read-only. Validates the Windows Edge baseline profile only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\EDGEBIZ-Validation.ps1 -ProfileName "Edge for Business - Baseline - Pilot" Optional: -GroupId your-entra-group-object-id  (assert the profile is assigned to this group) (Install once: Install-Module Microsoft.Graph -Scope CurrentUser) Required Graph scopes: DeviceManagementConfiguration.Read.All EXPECTED RESULTS A PASS/FAIL summary: profile found, assigned (to -GroupId if supplied), and a per-device applied-state table. PASS when the profile is assigned and pilot devices report Succeeded. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. > [CmdletBinding()] param( [string]$ProfileName = 'Edge for Business - Baseline - Pilot', [string]$GroupId )

How to run: powershell -ExecutionPolicy Bypass -File .\EDGEBIZ-Validation.ps1 -ProfileName "Edge for Business - Baseline - Pilot" Optional: -GroupId your-entra-group-object-id  (assert the profile is assigned to this group) (Install once: Install-Module Microsoft.Graph -Scope CurrentUser) Required Graph scopes: DeviceManagementConfiguration.Read.All EXPECTED RESULTS A PASS/FAIL summary: profile found, assigned (to -GroupId if supplied), and a per-device applied-state table. PASS when the profile is assigned and pilot devices report Succeeded. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. > [CmdletBinding()] param( [string]$ProfileName = 'Edge for Business - Baseline - Pilot', [string]$GroupId )