Continuous Compliance Monitoring & Audit-Evidence Automation (CIS/STIG on Intune + Entra)

Implementation Solution Guide

Version 1.0.0    ·    2026-07-01

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Continuous Compliance Monitoring & Audit-Evidence Automation

## The problem

Passing a CIS or STIG baseline once is not the same as proving you are still compliant months later. In a federally regulated environment, endpoints drift — a policy is edited, an exclusion is added, a device enrolls without the baseline — and when an auditor asks for evidence, teams scramble to gather it by hand. Point-in-time compliance and manual evidence collection are a standing audit risk.

## The solution

A repeatable operational method — with PowerShell scripts you keep — to continuously monitor baseline drift and automate audit evidence for Intune + Entra endpoints. It follows a simple, provable cycle:

Baseline → Measure → Detect drift → Evidence / POA&M → Remediate / track.

The scripts read the live state of your CIS/STIG controls from Microsoft Graph (read-only), compare it to your approved baseline, flag every control that has drifted, and export dated audit evidence plus a POA&M-ready gap list — the exact artifacts an auditor expects. Drifted settings can then be safely re-applied (preview first) and re-measured to prove closure.

This is an operations product, distinct from a one-time baseline build. The build creates the policies; this solution proves they stay true and produces the paperwork on demand.

## What is included

A complete documentation set: Overview, Requirements, Implementation, Testing, Troubleshooting, Best

Practices, and Deliverables.

Five PowerShell scripts (Microsoft Graph SDK): control-state discovery, per-device baseline

conformance, an audit-evidence + drift/gap report (POA&M-ready), safe remediation (preview by   default), and a target-group builder (preview by default).

A phased rollout — Assess → Configure → Pilot → Validate → Expand — with pass/fail gates and a

scheduled fleet-wide cadence.

## Business value

Prove compliance any day, not just deployment day.

Detect drift automatically before an auditor does.

Cut audit-prep effort — evidence and POA&M gaps export on demand, correctly formatted.

Reduce risk — safe, preview-first remediation and full change control.

Own the capability — a method and scripts you reuse across audit cycles, at a fraction of

ongoing consulting cost.

## Bottom line

Continuous, provable endpoint compliance — drift detected and audit evidence exported on demand — with a repeatable method and scripts you keep and reuse between audits. The specific CIS/STIG rule content is deferred to CIS and DISA; this solution delivers the precise monitoring and evidence method on Intune + Entra.

# Solution Overview — Continuous Compliance Monitoring & Audit-Evidence Automation (CIS/STIG on Intune + Entra)

## What this solution is

Passing a CIS or STIG baseline once is not the same as proving you are still compliant months later, when an auditor asks for evidence. Devices drift: a policy is edited, an exclusion is added, a new device enrolls without the baseline, a user with local rights changes a setting. This solution gives you a repeatable, operational method — with PowerShell scripts you keep and reuse — to:

Baseline — take the CIS/STIG control set you already deployed to Intune + Entra and treat it

as the *expected state* (the reference you measure against).

Measure — read the *current state* of those controls for each in-scope device and identity

directly from Microsoft Graph (read-only).

Detect drift — compare current state to the baseline and flag every control that no longer

matches (drifted, missing, or newly non-conformant).

Evidence / POA&M — export the measurement as audit evidence (a dated, per-control,

per-device record) and produce a POA&M-ready gap list (Plan of Action & Milestones) of the    controls that fail, so remediation can be planned and tracked.

Remediate / track — safely re-apply the drifted settings (preview first) and re-measure to

confirm the gap closed — then keep the cycle running on a schedule.

This is an operations product, distinct from a one-time baseline *build*. The build creates the policies; this solution watches them stay true and produces the paperwork an audit requires.

## The continuous-compliance model

Baseline ──▶ Measure ──▶ Detect drift ──▶ Evidence / POA&M ──▶ Remediate / track
   (expected)   (current)    (compare)         (export)             (fix + re-measure)
      ▲                                                                     │
      └─────────────────────────  re-baseline on approved change  ◀────────┘

Baseline (expected state). Your approved CIS/STIG configuration in Intune (Settings Catalog /

device-configuration / compliance policies / Security Baselines) and Entra (Conditional Access,   authentication methods, tenant security settings). The specific CIS Benchmark / DISA STIG rule   IDs and official control text are deferred to CIS and DISA — this solution does not reproduce or   fabricate them. You supply *which* Intune/Entra objects encode your baseline; the method measures   and evidences them.

Measure (current state). The scripts query Microsoft Graph read-only for the live value of

each monitored control on each in-scope device/identity — no changes are made during measurement.

Detect drift. Current vs. expected, per control per device. Output is a conformance verdict:

Pass (matches baseline), Drift (was compliant, now differs), Missing (baseline not   applied to this device), or Non-conformant (never matched).

Evidence / POA&M. Two exports: (a) an audit-evidence package — timestamped, immutable

CSV/JSON showing what was measured, when, by whom, and the result; (b) a POA&M-ready gap list —   each failing control with device count, severity, and a milestone/owner column ready to paste into   your organization's POA&M template.

Remediate / track. For drifted settings only, a safe remediation re-applies the baseline

targeting (default preview / -WhatIf — nothing changes until you confirm). Re-measure to prove   closure; the evidence trail records the fix.

## How it complements a one-time CIS/STIG build

| One-time baseline build | This continuous-compliance solution |
| --- | --- |
| Creates the CIS/STIG policies in Intune/Entra | Treats those policies as the measured reference |
| Proves compliance on deployment day | Proves compliance on any day, on demand |
| Output: configured tenant | Output: drift alerts + dated audit evidence + POA&M gaps |
| Runs once | Runs on a schedule (pilot, then fleet-wide) |
| Answers "did we set it?" | Answers "is it *still* set — and can we prove it?" |

If you have not yet built a CIS/STIG baseline, do that first; this solution assumes an existing baseline to measure against (see Requirements). If you have, this is the operational layer that keeps it audit-defensible.

## Where the evidence comes from

All evidence is derived from authoritative, first-party sources via Microsoft Graph — never hand-typed:

Intune configuration state — device configuration / Settings Catalog profiles, compliance

policies, and Security Baseline assignments and their reported values.

Intune device compliance & per-setting state — each device's compliance status and, where

exposed, per-setting reporting (deviceCompliancePolicyDeviceStateSummary, device configuration   device-status).

Entra configuration state — Conditional Access policies, authentication-method policy, and

tenant security-relevant settings that encode identity controls in your baseline.

Directory / device inventory — the in-scope device and group membership that defines *who the

baseline should apply to*, so "Missing" can be distinguished from "Drift".

Each measurement record carries a collection timestamp, the tenant, the operator identity, the control identifier, the expected value, the observed value, and the verdict — the fields an auditor expects. Evidence is exported to a reporting destination you control (see Requirements) and retained per your evidence-retention policy.

## Deployment model

This solution follows the category standard: Assess → Configure → Pilot → Validate → Expand, with a pass/fail gate at each stage. You will first prove the method on a small pilot group (measure, detect a seeded drift, export evidence), validate the outputs against your audit requirements, then expand to the full fleet on a schedule. The scripts are read-only by default; the only script that changes anything (Remediation) and the targeting builder (Set-ScopeTargeting) run in preview (-WhatIf) until you explicitly commit.

## What you get

This documentation set (Overview, Requirements, Implementation, Testing, Troubleshooting, Best

Practices, Deliverables).

Five PowerShell scripts (Microsoft Graph SDK): control-state Discovery, per-device baseline

Validation, an audit-evidence + drift/gap Report (POA&M-ready), safe Remediation of   drifted settings (default preview), and a Set-ScopeTargeting pilot-group builder (default   preview).

# Requirements — Continuous Compliance Monitoring & Audit-Evidence Automation

Confirm each prerequisite below before you begin the Implementation Guide. Category-level prerequisites (Entra tenant, Intune subscription, admin roles, enrollment, pilot group, supported OS, network, change control) are listed once in global-requirements-security.md — read that first. The items here are specific to continuous compliance monitoring and audit-evidence automation. Each entry follows: Description / Why / Verify / Implement if missing.

__________________________________________________

## R1. An existing CIS/STIG baseline deployed to Intune + Entra

Description: A CIS Benchmark and/or DISA STIG configuration already built and assigned in Intune (Settings Catalog / device-configuration / compliance policies / Security Baselines) and Entra (Conditional Access, authentication methods, tenant settings) — the *expected state* you will measure against.

Why: This solution measures drift from a baseline. Without a defined baseline there is nothing to compare current state to, no "expected value" for evidence, and no gap to put in a POA&M. The specific CIS/STIG rule IDs and official control text come from CIS and DISA — this solution does not supply them.

Verify: In https://intune.microsoft.com → Endpoint security → Security baselines and/or Devices → Manage devices → Configuration, confirm your baseline profiles exist and are assigned. In https://entra.microsoft.com → Protection → Conditional Access confirm the identity controls exist. You should be able to name the exact objects that encode your baseline.

Implement if missing: Build the one-time CIS/STIG baseline first (a separate build activity): import the CIS/STIG content into Intune Settings Catalog / Security Baselines, create the matching Entra Conditional Access and authentication-method policies, and assign them. Then return here to monitor it.

__________________________________________________

## R2. Intune + Entra roles with Microsoft Graph read access

Description: An operator identity holding read rights to Intune and Entra configuration and device state, and consented Microsoft Graph read scopes for the monitoring scripts.

Why: Discovery, Validation, and Report are read-only and must be able to read policies, compliance state, Conditional Access, and directory objects via Graph. Insufficient scopes cause empty or partial evidence — an audit gap.

Verify: In Entra → Roles and administrators, confirm the operator has at least a read role (for example Global Reader plus Intune Administrator for later remediation). Run CCAUDIT-Discovery.ps1 (read-only) and confirm it connects and returns data without a permissions error.

Implement if missing: Assign Global Reader (directory/CA read) and Intune Administrator (Intune read/write for remediation). On first script run, consent the required delegated Graph read scopes when prompted: DeviceManagementConfiguration.Read.All, DeviceManagementManagedDevices.Read.All, Policy.Read.All, Directory.Read.All, Group.Read.All. (Remediation additionally needs DeviceManagementConfiguration.ReadWrite.All; Set-ScopeTargeting needs Group.ReadWrite.All.)

__________________________________________________

## R3. A reporting / evidence destination

Description: A controlled location where the exported audit-evidence and POA&M-ready gap files are written and stored (for example a restricted, access-logged file share or document library the scripts' output folder points to).

Why: Audit evidence has value only if it is stored somewhere durable, access-controlled, and tamper-evident. Writing evidence to a random local folder undermines its integrity.

Verify: Confirm you have a path (local staging + a controlled destination) where the operator can write, that is backed up, access-restricted, and retained per policy. Confirm you can write a test file there.

Implement if missing: Create a dedicated folder / library (for example a SharePoint document library or restricted network share) with read/write limited to the compliance operators, versioning or immutability enabled where available, and backup configured. Point the scripts' -OutputPath at your local staging folder and copy finished evidence to the controlled destination.

__________________________________________________

## R4. Defined evidence-retention needs

Description: A written statement of how long audit evidence must be kept, in what format, and who may access it — derived from your regulatory framework and audit cycle.

Why: Federally regulated environments mandate retention periods; the export cadence, storage, and disposal must match. Retention that is too short fails audits; unmanaged retention creates risk.

Verify: Confirm a retention requirement exists (period, format, access, disposal) and that your destination (R3) enforces it. Confirm ownership of the retention decision.

Implement if missing: Document the retention requirement with your compliance/audit lead (period, immutable vs. versioned, access list, disposal method). Configure the destination's retention/hold settings to match, and record the cadence (for example measure weekly, retain evidence per policy).

__________________________________________________

## R5. A defined pilot scope

Description: A small, representative Microsoft Entra security group of devices (and/or users) used to prove the monitoring method before fleet-wide rollout — named CCAUDIT-Pilot-Devices.

Why: The category standard is Assess → Configure → Pilot → Validate → Expand. Piloting on a small group first lets you validate measurement accuracy, drift detection, and evidence output without noise or risk across the whole fleet, and lets you safely seed a test drift.

Verify: In Entra → Groups, confirm CCAUDIT-Pilot-Devices exists and contains a small set of representative in-scope devices (mix of OS builds / roles).

Implement if missing: Create it — Entra → Groups → New group → type Security, name CCAUDIT-Pilot-Devices, add a handful of representative enrolled devices — or generate it from your baseline scope with CCAUDIT-Set-ScopeTargeting.ps1 (default preview / -WhatIf; review, then commit).

__________________________________________________

When R1–R5 and the global requirements are all satisfied, proceed to the Implementation Guide.

# Implementation Guide — Continuous Compliance Monitoring & Audit-Evidence Automation

This guide gives you the exact, ordered steps to stand up continuous compliance monitoring and audit-evidence automation for your CIS/STIG baseline on Intune + Entra. Follow the category deployment model: Assess → Configure → Pilot → Validate → Expand, with a pass/fail gate at each stage. All discovery/measurement is read-only; the only changing actions (Remediation, Set-ScopeTargeting) default to preview (-WhatIf).

Work through the stages in order. Do not skip the pilot.

__________________________________________________

## Stage 0 — Prepare (once)

Confirm every item in 02-requirements.md and global-requirements-security.md is satisfied.

Install the Microsoft Graph PowerShell SDK on the operator workstation (elevated PowerShell):

Install-Module Microsoft.Graph -Scope CurrentUser

Copy the five CCAUDIT-*.ps1 scripts to a working folder, for example

C:\CCAUDIT\scripts, and create an output folder C:\CCAUDIT\out (your local staging → copy    finished evidence to the controlled destination from R3).

Sign in once to confirm scopes:

powershell -ExecutionPolicy Bypass -File .\CCAUDIT-Discovery.ps1 -OutputPath C:\CCAUDIT\out

Consent the read scopes when prompted. Gate 0 (pass): the script connects and writes a    discovery file with no permissions error.

__________________________________________________

## Stage 1 — Assess: define the monitored control set (the baseline reference)

You are turning your deployed CIS/STIG baseline into a machine-readable expected state the scripts measure against.

Discover current configuration. Run control-state discovery to inventory the Intune and Entra

objects that encode your baseline:

powershell -ExecutionPolicy Bypass -File .\CCAUDIT-Discovery.ps1 -OutputPath C:\CCAUDIT\out

It writes CCAUDIT-Discovery-<timestamp>.csv/json listing the discovered configuration profiles,    compliance policies, Security Baselines, and Entra Conditional Access / authentication-method    policies with their current settings.

Select the monitored controls. From the discovery output, choose the controls that make up

your monitored set — the CIS/STIG settings you must prove. Record, for each control: a stable    control identifier (use your CIS/STIG reference verbatim — deferred to CIS/DISA), the Intune    or Entra object that carries it, the setting name, and the expected value.

Create the baseline reference file. Save the selected controls as

CCAUDIT-Baseline.json in the working folder — this is your expected-state reference. Use the    template the Discovery script emits (-EmitBaselineTemplate) so field names match what Validation    reads. Store it under change control (R1/G8).

Gate 1 (pass): CCAUDIT-Baseline.json exists, each entry has a control ID, target object,    setting, and expected value, and it is approved by your compliance lead.

__________________________________________________

## Stage 2 — Configure: set scope and measurement

Build the pilot target group. If CCAUDIT-Pilot-Devices does not exist, create it —

preview first, then commit:

powershell -ExecutionPolicy Bypass -File .\CCAUDIT-Set-ScopeTargeting.ps1 -GroupName CCAUDIT-Pilot-Devices -OutputPath C:\CCAUDIT\out

Review the previewed membership (default -WhatIf). Re-run with -Commit to create/populate it.

Dry-run measurement against the baseline. Validate current vs. expected for the pilot group:

powershell -ExecutionPolicy Bypass -File .\CCAUDIT-Validation.ps1 -BaselinePath .\CCAUDIT-Baseline.json -GroupName CCAUDIT-Pilot-Devices -OutputPath C:\CCAUDIT\out

It writes a per-device, per-control conformance file with verdicts (Pass / Drift / Missing /    Non-conformant).

Gate 2 (pass): every monitored control is measured for every pilot device (no "not measured"    rows caused by scope or scope-tag gaps).

__________________________________________________

## Stage 3 — Pilot: measure, detect drift, export evidence

Baseline measurement. Run Validation against the pilot (as above) and keep the output as the

pilot baseline measurement.

Seed a controlled drift (test). In a change window, deliberately change one non-critical

monitored setting on one pilot device / one pilot-scoped policy (record the change). This proves    detection works. Do not seed authentication-impacting drift.

Detect the drift. Re-run Validation. Confirm the seeded change appears as Drift for the

expected control/device, and unchanged controls remain Pass.

Export audit evidence + POA&M gaps. Generate the evidence and gap exports:

powershell -ExecutionPolicy Bypass -File .\CCAUDIT-Report.ps1 -ValidationPath C:\CCAUDIT\out\CCAUDIT-Validation-<timestamp>.json -OutputPath C:\CCAUDIT\out

It writes: CCAUDIT-Evidence-<timestamp>.csv/json (dated per-control per-device evidence with    tenant, operator, expected, observed, verdict) and CCAUDIT-POAM-<timestamp>.csv (one row per    failing control with device count, severity, and empty milestone/owner columns to complete).

Remediate the seeded drift (preview then commit). Preview the fix, then commit:

powershell -ExecutionPolicy Bypass -File .\CCAUDIT-Remediation.ps1 -ValidationPath C:\CCAUDIT\out\CCAUDIT-Validation-<timestamp>.json -OutputPath C:\CCAUDIT\out

Default is -WhatIf (preview). Review the planned re-application of baseline targeting for the    drifted control, then re-run with -Commit. Re-run Validation to confirm the control returns to    Pass.

Gate 3 (pass): the seeded drift was detected, evidence exported with correct fields, POA&M row    generated, and remediation returned the control to Pass on re-measure. Copy the evidence to the    controlled destination (R3).

__________________________________________________

## Stage 4 — Validate: confirm outputs meet audit requirements

Have your compliance/audit lead review a sample evidence export and confirm the fields, format, and

retention match audit expectations (R4).

Confirm the POA&M export maps cleanly into your organization's POA&M template (control ID, weakness

description, affected devices, severity, milestones, owner).

Confirm evidence lands in the controlled destination and is retained per policy.

Gate 4 (pass): audit lead accepts the evidence and POA&M formats; retention confirmed.

__________________________________________________

## Stage 5 — Expand: fleet-wide and scheduled

Broaden scope. Point Validation/Report at your full in-scope set (a fleet group such as

CCAUDIT-Fleet-Devices, built with Set-ScopeTargeting) instead of the pilot group.

Schedule the cycle. Create a scheduled task on the operator workstation (or a managed runbook

host) that runs, on your chosen cadence (for example weekly):    Discovery → Validation → Report, writing to staging and copying evidence to the controlled    destination.

Route drift. Treat each new Drift / Missing / Non-conformant row as an event:

open a POA&M item, remediate under change control (Remediation preview → commit), and re-measure to    close.

Re-baseline on approved change. When your CIS/STIG baseline legitimately changes (approved),

re-run Discovery, update CCAUDIT-Baseline.json, and re-approve it — so expected state stays    accurate.

Gate 5 (pass): the scheduled cycle runs unattended, evidence accumulates in the controlled    destination on cadence, and drift is tracked to closure via POA&M.

__________________________________________________

## Script summary (order of use)

| Order | Script | Purpose | Changes anything? |
| --- | --- | --- | --- |
| 1 | CCAUDIT-Discovery.ps1 | Inventory control state; emit baseline template | No (read-only) |
| 2 | CCAUDIT-Set-ScopeTargeting.ps1 | Build pilot/fleet target groups | Preview by default (-WhatIf) |
| 3 | CCAUDIT-Validation.ps1 | Per-device baseline conformance (drift verdicts) | No (read-only) |
| 4 | CCAUDIT-Report.ps1 | Audit evidence + POA&M-ready gap export | No (read-only) |
| 5 | CCAUDIT-Remediation.ps1 | Safe fix of drifted settings | Preview by default (-WhatIf) |

Proceed to 05-testing.md for the formal pass/fail gates and 06-troubleshooting.md if a step does not behave as described.

# Testing — Continuous Compliance Monitoring & Audit-Evidence Automation

Use these pass/fail gates to prove the solution works before you rely on it for an audit. The three core outcomes you must demonstrate are: a control is measured, drift is detected, and evidence is exported. Run the gates on the pilot group (CCAUDIT-Pilot-Devices) first, then confirm the fleet cadence.

Record the result of each gate (Pass / Fail), the date, and the operator. Do not expand to the fleet until Gates T1–T6 pass.

__________________________________________________

## T1 — Connectivity & scope (read-only)

Test: Run CCAUDIT-Discovery.ps1 -OutputPath C:\CCAUDIT\out. Pass: Script connects to Microsoft Graph with the read scopes, completes without a permissions error, and writes CCAUDIT-Discovery-<timestamp>.csv/json containing your baseline's Intune profiles, compliance policies, Security Baselines, and Entra Conditional Access / auth-method policies. Fail: Permissions error, empty output, or missing baseline objects → see R2 and Troubleshooting.

__________________________________________________

## T2 — Baseline reference is complete

Test: Open CCAUDIT-Baseline.json. Pass: Every monitored control has a stable control ID, a target object (Intune/Entra), the setting name, and an expected value; the file is approved under change control. Fail: Any control missing an expected value or target object → re-run Discovery with -EmitBaselineTemplate and complete the entry.

__________________________________________________

## T3 — Control measured (current vs. baseline)

Test: Run CCAUDIT-Validation.ps1 -BaselinePath .\CCAUDIT-Baseline.json -GroupName CCAUDIT-Pilot-Devices -OutputPath C:\CCAUDIT\out. Pass: Every monitored control is measured for every pilot device — each row has a verdict of Pass / Drift / Missing / Non-conformant and an observed value. No "not measured" rows. Fail: Controls or devices missing from the output, or verdicts blank → check group membership, scope tags, and Graph read scopes (R2, R5, Troubleshooting).

__________________________________________________

## T4 — Drift detected

Test: In a change window, deliberately change one non-critical monitored setting on one pilot device or pilot-scoped policy (record it). Re-run CCAUDIT-Validation.ps1. Pass: The changed control shows Drift for the expected device with the new observed value; all untouched controls remain Pass. Detection is specific (only the seeded control flips). Fail: The change is not detected, or unrelated controls flip → verify you edited a *monitored* control and that Validation reads the same object; see Troubleshooting.

__________________________________________________

## T5 — Evidence exported (audit-ready)

Test: Run CCAUDIT-Report.ps1 -ValidationPath <latest validation json> -OutputPath C:\CCAUDIT\out. Pass: CCAUDIT-Evidence-<timestamp>.csv/json is written and each record contains collection timestamp, tenant, operator identity, control ID, target object, expected value, observed value, and verdict. CCAUDIT-POAM-<timestamp>.csv is written with one row per failing control including device count, severity, and empty milestone/owner columns. Files copy successfully to the controlled destination (R3). Fail: Missing fields, no POA&M rows for known failures, or destination write fails → check R3/R4 and Troubleshooting.

__________________________________________________

## T6 — Remediation closes the gap (preview → commit → re-measure)

Test: Run CCAUDIT-Remediation.ps1 -ValidationPath <latest validation json> (default -WhatIf) and review the preview; re-run with -Commit; then re-run CCAUDIT-Validation.ps1. Pass: Preview lists the exact drifted control to be re-applied and changes nothing; after -Commit, re-measurement shows the control back to Pass; the evidence trail records the fix. Fail: Preview changes state, commit does not close the gap, or re-measure still shows Drift → do not use Remediation on the fleet; investigate per Troubleshooting.

__________________________________________________

## T7 — Scheduled fleet cadence

Test: After Gates T1–T6 pass, point Validation/Report at the fleet group (CCAUDIT-Fleet-Devices) and run the scheduled Discovery → Validation → Report cycle once unattended. Pass: The cycle completes on schedule, evidence lands in the controlled destination, and any drift appears as POA&M rows. Fail: Task does not run unattended, or evidence does not accumulate → check the scheduled-task account's Graph consent and destination permissions.

__________________________________________________

Overall pass criteria: T1–T6 pass on the pilot and T7 passes on the fleet. Only then treat the solution as production audit evidence.

# Troubleshooting — Continuous Compliance Monitoring & Audit-Evidence Automation

Use this guide when a step in the Implementation or Testing guide does not behave as described. Each entry is Symptom → Likely cause → Fix. Items map to the scripts and pass/fail gates.

__________________________________________________

## Connectivity & permissions

Symptom: A script fails on connect with a consent or permissions error, or returns no data. Likely cause: The operator lacks a required role, or the delegated Graph read scopes were not consented. Fix: Confirm the operator holds at least Global Reader plus Intune Administrator (R2, G3). Re-run and consent the read scopes when prompted: DeviceManagementConfiguration.Read.All, DeviceManagementManagedDevices.Read.All, Policy.Read.All, Directory.Read.All, Group.Read.All. If a tenant admin must grant consent, have them approve the app's delegated permissions, then re-run.

Symptom: Microsoft.Graph module not found. Likely cause: The Graph PowerShell SDK is not installed. Fix: Install-Module Microsoft.Graph -Scope CurrentUser, then re-run.

Symptom: Scheduled fleet run works interactively but not unattended (T7). Likely cause: The scheduled-task account has not consented the Graph scopes, or cannot write to the destination. Fix: Run each script once interactively as the task account to complete consent; grant that account write access to the staging/destination folders (R3).

__________________________________________________

## Discovery (CCAUDIT-Discovery.ps1)

Symptom: Discovery runs but your baseline profiles/policies are missing from the output. Likely cause: The baseline was never built/assigned, or lives in an object type not queried. Fix: Confirm the baseline exists in Intune (Endpoint security → Security baselines; Devices → Configuration) and Entra (Conditional Access) — see R1. If custom objects are used, note their type; you can still record them manually in CCAUDIT-Baseline.json.

Symptom: Baseline template has placeholder values (REPLACE-...). Likely cause: The template is meant to be completed by you. Fix: Fill in each control's ControlId (your CIS/STIG reference — deferred to CIS/DISA), SettingName, ExpectedValue, and Severity, save as CCAUDIT-Baseline.json, and approve it under change control (Gate 1/T2).

__________________________________________________

## Baseline reference

Symptom: Validation throws "Baseline reference not found" or "is empty". Likely cause: CCAUDIT-Baseline.json is missing, mis-pathed, or invalid JSON. Fix: Point -BaselinePath at the correct file; validate the JSON parses (Get-Content ... | ConvertFrom-Json). Regenerate from Discovery -EmitBaselineTemplate if needed.

__________________________________________________

## Validation (CCAUDIT-Validation.ps1)

Symptom: "Target group not found." Likely cause: CCAUDIT-Pilot-Devices (or the named group) does not exist. Fix: Create it via Entra → Groups, or run CCAUDIT-Set-ScopeTargeting.ps1 (preview then -Commit). Confirm the display name matches exactly (R5).

Symptom: No device rows / "No device members found." Likely cause: The target group has no device members, or contains users instead of devices. Fix: Add the representative enrolled devices to the group. For device-based measurement, the group members must be devices with an azureADDeviceId.

Symptom: Controls show verdict Missing for devices you know are compliant. Likely cause: The device is not returned in managed-device state (not enrolled/reporting), or the baseline object is not assigned to that device. Fix: Confirm the device is enrolled and compliant in Intune → Devices → All devices (G4). Confirm the baseline is assigned to a group that includes the device. "Missing" is a targeting/enrollment signal, not a drift.

Symptom: Every control shows the same verdict for a device regardless of setting. Likely cause: Observed value is derived from overall device compliance where per-setting reporting is unavailable, so all controls share the device's compliance signal. Fix: This is expected where Intune does not expose per-setting state for that object type; refine CCAUDIT-Baseline.json to point each control at an object whose state is individually reportable, or accept device-level conformance as the observed signal for that control.

__________________________________________________

## Drift detection (Testing T4)

Symptom: A deliberately-changed setting is not detected as Drift. Likely cause: You changed a setting that is not in the monitored set, or Validation reads a different object than the one you edited. Fix: Confirm the changed setting corresponds to a control in CCAUDIT-Baseline.json and that its TargetObject is the object you edited. Allow time for the device to report the new state, then re-run.

Symptom: Unrelated controls flip to Drift after one change. Likely cause: Shared observed-value signal (device compliance) affecting multiple controls, or a broad policy change. Fix: Narrow the baseline entries to individually-reportable objects; verify only the intended policy was changed.

__________________________________________________

## Report / evidence (CCAUDIT-Report.ps1)

Symptom: "Validation file not found" or "is empty." Likely cause: No validation run was produced, or the wrong path/timestamp was passed. Fix: Run CCAUDIT-Validation.ps1 first; pass the exact CCAUDIT-Validation-<timestamp>.json.

Symptom: Evidence rows are missing provenance fields (T5). Likely cause: The validation output was hand-edited or truncated. Fix: Do not edit validation output. Re-run Validation to regenerate a complete file, then re-report.

Symptom: No POA&M rows despite known failures. Likely cause: No rows carry Drift/Missing/Non-conformant verdicts (all Pass), or the validation file is stale. Fix: Confirm failures exist in the validation output; re-run Validation against current state.

Symptom: Evidence cannot be copied to the destination. Likely cause: Missing write permission or the destination path is wrong (R3). Fix: Grant the operator write access; verify the destination path; confirm retention/immutability settings (R4) do not block the write path used for new files.

__________________________________________________

## Remediation (CCAUDIT-Remediation.ps1)

Symptom: Preview appears to change state. Likely cause: -Commit was passed (which disables preview). Fix: Run without -Commit for preview. Only add -Commit inside an approved change window with a documented rollback (G8).

Symptom: After -Commit, the control does not return to Pass on re-measure. Likely cause: The re-assignment did not reach the device yet, or the drift source persists (for example a local admin re-changing the setting). Fix: Allow policy sync time and re-run Validation. If it recurs, address the root cause (remove local rights, correct the policy) rather than repeatedly remediating.

Symptom: "Baseline group not found." Likely cause: CCAUDIT-Fleet-Devices (or the named baseline group) does not exist. Fix: Build it with CCAUDIT-Set-ScopeTargeting.ps1 (preview then -Commit).

__________________________________________________

## Scope targeting (CCAUDIT-Set-ScopeTargeting.ps1)

Symptom: Group/members not created after -Commit. Likely cause: The operator lacks Group.ReadWrite.All, or candidate objects were not devices. Fix: Consent Group.ReadWrite.All; confirm candidates are device objects. Re-run preview to verify the plan, then -Commit.

Symptom: Pilot group has too many/few members. Likely cause: -PilotSampleSize default, or a source group with unexpected membership. Fix: Set -PilotSampleSize to the desired count, or pass -SourceGroupName to seed from a known group; review the preview plan before committing.

__________________________________________________

## When to stop and escalate

Do not run Remediation on the fleet if the pilot gates (T4/T6) did not pass.

Do not treat exports as audit evidence until T1–T6 pass on the pilot and T7 on the fleet.

If evidence integrity is ever in doubt (edited files, gaps in the series), re-run the full cycle to

regenerate authoritative records rather than patching output by hand.

# Best Practices — Continuous Compliance Monitoring & Audit-Evidence Automation

These practices keep your continuous-compliance program defensible, low-risk, and audit-ready over time. They focus on the two areas auditors and regulators scrutinize most: evidence retention and audit response.

__________________________________________________

## Evidence retention

Retain the raw and the report. Keep both the per-device Validation output *and* the finished

Evidence/POA&M exports. The raw measurement is the primary record; the report is the derived   artifact. An auditor may ask to see the underlying data.

Make evidence immutable where possible. Store exports in a versioned or write-once (immutable /

hold-enabled) location. If the destination cannot enforce immutability, restrict write access to the   compliance operators and enable file versioning and backup.

Match retention to your framework, not convenience. Set the retention period from your

regulatory requirement and audit cycle (R4), not from disk space. When in doubt, keep longer.

Keep the full provenance chain. Every export already carries collection timestamp, tenant,

operator, control ID, expected value, observed value, and verdict — do not strip these fields when   archiving or converting formats. They are what make the record credible.

Never store secrets in evidence. Evidence is configuration state, not credentials. Do not place

tokens, keys, or connection secrets in the output folder or the exports.

Timestamp and name consistently. Keep the CCAUDIT-<type>-<timestamp> naming so files sort

chronologically and map to a run. Do not overwrite prior exports — accumulate them.

Back up the baseline reference too. CCAUDIT-Baseline.json is the expected state your evidence

is measured against; version it under change control alongside the evidence so a past verdict can be   reproduced.

## Cadence and drift handling

Measure on a fixed schedule (for example weekly) plus after any approved baseline change —

re-baseline immediately so expected state stays accurate and does not generate false drift.

Treat every Drift/Missing/Non-conformant row as an event. Open a POA&M item, remediate under

change control, and re-measure to close. Do not let drift rows accumulate unactioned.

Distinguish Missing from Drift. "Missing" (baseline never applied to a newly enrolled device)

is usually a targeting/enrollment fix; "Drift" (was compliant, changed) is a remediation. Handle   them differently.

Remediate safely. Always run Remediation in preview (-WhatIf) first, review the exact controls,

and only -Commit inside a change window with a rollback recorded (G8). Never bulk-remediate   authentication-impacting controls without a pilot.

## Scoping and change control

Pilot every change. Validate the method on CCAUDIT-Pilot-Devices before the fleet; validate

any baseline change on the pilot before re-baselining fleet-wide.

Keep scope explicit. Drive measurement from named groups (CCAUDIT-Pilot-Devices,

CCAUDIT-Fleet-Devices) so "who the baseline applies to" is unambiguous and Missing is meaningful.

Least privilege for the operator. Read scopes for measurement; grant write scopes only for the

remediation identity, and only when remediating.

## Audit response

Have a one-command evidence path. When an auditor asks "prove control X is compliant across the

fleet on date Y," you should be able to produce it from the retained exports (or a fresh run)   without manual data gathering.

Lead with the current export, support with the trail. Present the latest Evidence export as the

point-in-time proof and the accumulated series as proof of *continuous* compliance over the period.

Map POA&M rows to remediation records. For any failing control, show the POA&M item, the

remediation change ticket, and the re-measurement that closed it — this demonstrates a working   control process, which is often what the audit is really assessing.

Show the schedule. Evidence that the measurement runs on a defined cadence (the scheduled task

and its history) is itself audit evidence of continuous monitoring.

Keep the method documented and reproducible. Retain this documentation set and the script

versions used so a past result can be reproduced and the process explained to an assessor.

Rotate and review access. Periodically review who can read the evidence destination and who holds

the remediation write role; remove stale access.

## What to avoid

Do not hand-edit evidence exports — it destroys their credibility. Re-run instead.

Do not measure against an unapproved or stale baseline — verdicts become meaningless.

Do not expose the output folder broadly — evidence is sensitive configuration state.

Do not skip re-measurement after remediation — closure must be proven, not assumed.

# Deliverables Summary — Continuous Compliance Monitoring & Audit-Evidence Automation

This package gives you everything needed to monitor CIS/STIG baseline drift and automate audit evidence for Intune + Entra endpoints — a repeatable operations method you keep and reuse between audits. Below is exactly what is included and what each piece is for.

## Documentation

| Document | What it gives you |
| --- | --- |
| 01-solution-overview.md | The continuous-compliance model (baseline → measure → detect drift → evidence/POA&M → remediate/track), how it complements a one-time CIS/STIG build, and where evidence comes from. |
| 02-requirements.md | Every prerequisite (existing baseline, Intune/Entra roles + Graph read access, reporting destination, evidence-retention needs, pilot scope) with Verify / Implement-if-missing. |
| global-requirements-security.md | Category-level prerequisites shared by all security solutions (tenant, Intune, roles, enrollment, pilot group, OS, network, change control). |
| 03-implementation.md | Exact ordered steps: define the monitored control set, measure current vs. baseline, schedule drift detection, and generate audit-evidence + POA&M-ready gap exports — pilot then fleet-wide, with pass/fail gates. |
| 05-testing.md | Formal pass/fail gates: control measured, drift detected, evidence exported, remediation closes the gap, scheduled cadence. |
| 06-troubleshooting.md | Symptom → cause → fix for the common issues (connectivity/scopes, empty measurement, missed drift, export/retention, remediation). |
| 07-best-practices.md | Evidence retention and audit-response practices for a defensible program. |
| 08-deliverables-summary.md | This file. |
| executive-summary.md | One-page business summary for decision-makers. |

## PowerShell scripts (Microsoft Graph SDK)

All discovery/measurement scripts are read-only. The two scripts that can change state default to preview (-WhatIf) and require an explicit -Commit to act.

| Script | Purpose | Changes state? |
| --- | --- | --- |
| CCAUDIT-Discovery.ps1 | Inventory the control state of your baseline (Intune profiles, compliance policies, Security Baselines, Entra CA / auth-method policies); can emit a baseline-reference template. | No — read-only |
| CCAUDIT-Validation.ps1 | Measure per-device conformance of current state vs. the baseline reference; verdicts: Pass / Drift / Missing / Non-conformant. | No — read-only |
| CCAUDIT-Report.ps1 | Produce the dated audit-evidence export and the POA&M-ready gap export from a validation run. | No — read-only |
| CCAUDIT-Remediation.ps1 | Safely re-apply drifted settings to return controls to baseline. | Preview by default (-WhatIf); -Commit to act |
| CCAUDIT-Set-ScopeTargeting.ps1 | Build/populate the pilot and fleet target groups (CCAUDIT-Pilot-Devices, CCAUDIT-Fleet-Devices). | Preview by default (-WhatIf); -Commit to act |

## Named objects you will create and reuse

CCAUDIT-Pilot-Devices — Entra security group for the pilot scope.

CCAUDIT-Fleet-Devices — Entra security group for fleet-wide scope.

CCAUDIT-Baseline.json — the approved expected-state reference measured against.

Evidence exports — CCAUDIT-Evidence-<timestamp>.csv/json.

POA&M exports — CCAUDIT-POAM-<timestamp>.csv.

## Outcome

When deployed, you can prove endpoint compliance on any day, not just deployment day: drift is detected automatically, audit evidence is exported on demand, and gaps arrive POA&M-ready — with a method and scripts you own and reuse across audit cycles.

## Scope note

The specific CIS Benchmark and DISA STIG rule IDs and official control text are deferred to CIS and DISA. This solution supplies the precise monitoring and evidence method on Intune + Entra; you supply which of your deployed baseline objects encode each control.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## CCAUDIT-Discovery.ps1

Purpose: Discover and inventory the Intune and Entra objects that encode your deployed CIS/STIG baseline: device-configuration and Settings Catalog profiles, compliance policies, Security Baselines, and Entra Conditional Access and authentication-method policies. Optionally emits a baseline-reference template (CCAUDIT-Baseline.json) so you can record the expected value for each monitored control. Read-only — nothing is changed. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\CCAUDIT-Discovery.ps1 -OutputPath C:\CCAUDIT\out

How to run: powershell -ExecutionPolicy Bypass -File .\CCAUDIT-Discovery.ps1 -OutputPath C:\CCAUDIT\out

## CCAUDIT-Remediation.ps1

Purpose: For controls a validation run flagged as Drift, safely re-apply the baseline by (re)assigning the baseline target group to the affected policy so drifted devices return to expected state. Runs in preview (-WhatIf) by default: it lists exactly what it would do and changes nothing. Nothing is modified until you re-run with -Commit inside a change window. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\CCAUDIT-Remediation.ps1 -ValidationPath C:\CCAUDIT\out\CCAUDIT-Validation-20260701-120000.json -OutputPath C:\CCAUDIT\out (add -Commit to apply)

How to run: powershell -ExecutionPolicy Bypass -File .\CCAUDIT-Remediation.ps1 -ValidationPath C:\CCAUDIT\out\CCAUDIT-Validation-20260701-120000.json -OutputPath C:\CCAUDIT\out (add -Commit to apply)

## CCAUDIT-Report.ps1

Purpose: Turn a validation run into two auditor-ready exports: an audit-evidence package (dated, per-control, per-device record with tenant, operator, expected, observed, and verdict) and a POA&M-ready gap list (one row per failing control with affected-device count, severity, and empty milestone/owner columns to complete). Read-only — it consumes an existing validation file and writes exports; it does not query for changes or modify anything. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\CCAUDIT-Report.ps1 -ValidationPath C:\CCAUDIT\out\CCAUDIT-Validation-20260701-120000.json -OutputPath C:\CCAUDIT\out

How to run: powershell -ExecutionPolicy Bypass -File .\CCAUDIT-Report.ps1 -ValidationPath C:\CCAUDIT\out\CCAUDIT-Validation-20260701-120000.json -OutputPath C:\CCAUDIT\out

## CCAUDIT-Set-ScopeTargeting.ps1

Purpose: Create and populate the Entra security groups that define monitoring scope — the pilot group (CCAUDIT-Pilot-Devices) and the fleet group (CCAUDIT-Fleet-Devices). Runs in preview (-WhatIf) by default: it shows the group it would create and the members it would add, and changes nothing. Nothing is created or modified until you re-run with -Commit. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\CCAUDIT-Set-ScopeTargeting.ps1 -GroupName CCAUDIT-Pilot-Devices -OutputPath C:\CCAUDIT\out (add -Commit to create/populate)

How to run: powershell -ExecutionPolicy Bypass -File .\CCAUDIT-Set-ScopeTargeting.ps1 -GroupName CCAUDIT-Pilot-Devices -OutputPath C:\CCAUDIT\out (add -Commit to create/populate)

## CCAUDIT-Validation.ps1

Purpose: Measure the current state of each monitored control against the approved baseline reference (CCAUDIT-Baseline.json) for every device in a target group, and assign a conformance verdict per device per control: Pass, Drift, Missing, or Non-conformant. This is how baseline drift is detected. Read-only — nothing is changed. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\CCAUDIT-Validation.ps1 -BaselinePath .\CCAUDIT-Baseline.json -GroupName CCAUDIT-Pilot-Devices -OutputPath C:\CCAUDIT\out

How to run: powershell -ExecutionPolicy Bypass -File .\CCAUDIT-Validation.ps1 -BaselinePath .\CCAUDIT-Baseline.json -GroupName CCAUDIT-Pilot-Devices -OutputPath C:\CCAUDIT\out