Zero Trust Architecture — Conditional Access Baseline & Rollout

Implementation Solution Guide

Version 1.0.0    ·    2026-07-09

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Zero Trust Architecture: Conditional Access Baseline & Rollout

White-label · Entra ID Solutions

Zero Trust starts at identity, and in Microsoft Entra the engine that enforces it is Conditional Access (CA). Every sign-in is evaluated against policy — who you are, what device you are on, how risky the sign-in looks — and access is granted only when the conditions are met. Done well, CA is the strongest control you have. Done carelessly, a single overbroad policy locks the whole tenant out of its own directory. The difference is method: personas, report-only validation, break-glass protection, and a staged rollout.

This is a complete, deploy-it-today package for designing and rolling out a Conditional Access baseline in Microsoft Entra, written for an administrator with no prior CA-architecture experience. It gives you a repeatable way to define access personas, build a numbered set of baseline policies (MFA, compliant/hybrid device, risk-based, session controls, block legacy auth), validate every one of them in report-only with the What-If tool before it can block anyone, and enforce them in waves with break-glass accounts and a rollback path.

## What you get

A plain-language Solution Overview of the Conditional Access model — signals, conditions, grant and

session controls, authentication strengths, report-only mode, and the persona approach to Zero   Trust.

A Requirements Guide with verify / implement-if-missing for every solution-specific prerequisite.

An Implementation Guide of precise, click-by-click Entra steps that builds a named, numbered

baseline and rolls it out report-only -> validate -> enforce, wave by wave.

Five PowerShell scripts for CA and persona discovery, report-only impact reporting, baseline policy

creation (preview by default), persona-group targeting, and a validation check.

Testing and Troubleshooting guides for a confident, staged rollout.

## What this delivers

A production Zero Trust Conditional Access baseline — personas defined for admins, internal staff, external/guest users, and service accounts; a numbered set of baseline policies enforcing MFA, device compliance, risk-based access, and session controls; every policy proven in report-only and What-If before enforcement; break-glass accounts excluded throughout; and a wave-based rollout with a one-click rollback — deployed without ever locking out the tenant.

## The standard deployment model

Assess -> Configure -> Pilot -> Validate -> Expand.

## Outcome

Least-privilege, Zero Trust access enforced at the identity plane — a clean, numbered Conditional Access baseline rolled out safely in waves, validated in report-only first, with break-glass and rollback so there are no lock-outs.

Some controls in the baseline require Microsoft Entra ID P2 (sign-in and user risk conditions) or Intune device compliance. Where a policy depends on a specific license or product this package flags it — *verify current availability in your tenant* and substitute an equivalent control if you are P1-only.

# 1. Solution Overview — Zero Trust Architecture: Conditional Access Baseline & Rollout

## Zero Trust and why identity is the control plane

Zero Trust replaces the old "trusted internal network" with a simple rule: never trust, always verify. Every access request is authenticated, authorized, and evaluated against policy, regardless of where it comes from. In a Microsoft cloud estate the place that rule is actually enforced is the identity plane — Microsoft Entra — and the mechanism is Conditional Access. If a request cannot satisfy the CA policy for the persona and resource it is reaching, it does not get in. That is why a Conditional Access baseline is the foundation of a Zero Trust program.

## The Conditional Access model — signals, conditions, controls

A Conditional Access policy is an if-then statement. The if is a set of assignments and conditions: which users/groups (and exclusions), which target resources (cloud apps or user actions), and conditions such as device platform, location, client app, sign-in risk, and user risk. The then is a set of controls:

Grant controls — allow only if the sign-in meets a requirement: require MFA, require a specific

authentication strength (for example phishing-resistant MFA), require a compliant device, require a   hybrid Entra-joined device, require app protection policy, or block access entirely. Multiple   controls can be combined with AND / OR.

Session controls — shape the session once granted: sign-in frequency, persistent browser

session, app-enforced restrictions (for example web-only, no download for guests), and Conditional   Access app control via Defender for Cloud Apps.

Because a policy can target "all users" and "all cloud apps," it is powerful enough to lock everyone — including admins — out of the tenant in one save. The whole method below exists to prevent that.

## Personas — designing the baseline by who the user is

The clean way to build a baseline is by persona, not one giant policy. Each persona gets policies appropriate to its risk:

Admins — the highest-value accounts. Require phishing-resistant MFA, tighter session controls

(sign-in frequency, no persistent browser), and no legacy authentication.

Internal staff — the workforce. Require MFA and a compliant or hybrid-joined device; block

legacy auth.

External / guest users — require MFA and app-enforced session restrictions; limit what they can

do and download.

Service accounts / workload identities — non-interactive accounts that break under interactive

MFA. They are scoped out of interactive policies and, where licensed, governed by dedicated   workload-identity Conditional Access instead; each one is documented and exception-tracked.

Personas map to security groups, and policies target those groups — so the baseline is legible, auditable, and rolled out group by group.

## Report-only mode and the What-If tool — validate before you enforce

Two Entra features make a safe rollout possible:

Report-only mode — a policy set to Report-only is fully evaluated on every sign-in and logged

("would have granted / would have blocked / would have required MFA") without actually enforcing   anything. You read the impact in Conditional Access -> Insights and reporting (a Log Analytics   workbook) and confirm the policy does what you intend, and does not catch break-glass or service   accounts, before you turn it on.

What-If — a simulator (Conditional Access -> What If) where you pick a user, app, device

state, and conditions and see exactly which policies would apply and which controls would fire —   without any real sign-in. It is how you sanity-check a policy against each persona before enabling   it.

The rule for the whole baseline: every policy is created in report-only, validated with report-only data and What-If, and only then enforced — in waves.

## Break-glass and exclusions — the anti-lockout discipline

Two cloud-only emergency access (break-glass) accounts are excluded from every policy so a bad policy can never lock all admins out (global requirement G4). Beyond break-glass, exclusions are kept deliberate and minimal — each exclusion is a documented exception (a service account, a specific legacy app, a temporary carve-out), not a convenience, because every exclusion is a hole in the baseline.

## Licensing note (be honest)

MFA, device compliance, and session controls are available with Entra ID P1.

Sign-in risk and user risk conditions (Identity Protection) require Entra ID P2 — *verify

your licensing*. If you are P1-only, substitute equivalent non-risk policies (for example require   compliant device + MFA everywhere) and note the gap.

Require compliant device depends on Intune device compliance; **require hybrid Entra-joined

device** depends on Entra hybrid join. *Verify these are in place* or use the control the tenant   supports.

## What you can control

Personas and their group mappings.

A numbered baseline: MFA, phishing-resistant MFA for admins, compliant/hybrid device, sign-in and

user risk (P2), app-enforced restrictions for guests, block legacy auth, and admin session   controls.

The rollout state of each policy: report-only -> enforce, wave by wave.

Exclusions and break-glass — deliberate and documented.

## Benefits

Security — least-privilege access enforced at every sign-in; legacy auth and un-managed devices

shut out; risk-based step-up where licensed.

Safety — report-only + What-If + break-glass mean the baseline is deployed without lock-outs.

Legibility — a numbered, persona-based set of policies anyone can read and audit, not a tangle.

Repeatability — a wave pattern you re-run for each group and each new policy.

## Limitations (be honest with buyers)

Risk-based policies need Entra ID P2; some device controls need Intune / hybrid join — *verify

licensing* and substitute where needed.

A CA baseline governs access; it is not a full Zero Trust program on its own (device management,

data protection, and network controls are separate, adjacent solutions).

Which apps are "sensitive," which staff are "privileged," and how strict guest access must be are

business/security decisions the customer owns — the guide provides the controls, not the   determinations.

## The standard deployment model

Assess current CA policies and personas -> Configure the numbered baseline in report-only, scoped to persona groups, with break-glass excluded -> Pilot on a pilot ring and validate with report-only data + What-If -> Validate against pass/fail gates -> Expand by enforcing wave by wave with rollback ready. repeatable pattern: Assess -> Configure -> Pilot -> Validate -> Expand.

## Authentication and connections used

Microsoft Entra admin center (https://entra.microsoft.com) for Conditional Access policies,

report-only insights, and What-If.

Microsoft Graph PowerShell SDK for read-only discovery/validation/reporting and the safe,

preview-by-default baseline-policy creation (scopes named in each script header).

# 2. Requirements Guide — Zero Trust Architecture: Conditional Access Baseline & Rollout

Verify every requirement before configuring. Each entry: Description / Why / Verify / Implement-if-missing. Category-wide prerequisites are in global-requirements-entra-id-solutions.md (tenant, licensing, admin roles, break-glass accounts, network access) — this guide adds only what is specific to a Conditional Access baseline.

## 2.1 Entra ID licensing for Conditional Access

Description: Microsoft Entra ID P1 for Conditional Access itself; Entra ID P2 additionally for the risk-based conditions (sign-in risk, user risk from Identity Protection). Why: CA is a P1 feature; the risk policies in the baseline (CA004, CA005) read Identity Protection risk signals that require P2. *Verify current availability* — bundles change. Verify: M365 admin center -> Billing -> Licenses; confirm Entra ID P1 (and P2 if you want risk policies). Implement: Assign M365 E3/E5, EMS E3/E5, or standalone P1/P2. If P1-only, omit CA004/CA005 and compensate with compliant-device + MFA everywhere (note the gap).

## 2.2 Administrative roles

Description: Conditional Access Administrator (or Security Administrator) to create and manage the policies; Global Reader / Security Reader for read-only discovery; reserve Global Administrator for tenant-wide first-time changes. Why: Creating and enforcing CA policies is a high-privilege action; least privilege keeps the blast radius small. Verify: Entra -> Roles and administrators; confirm the operator holds Conditional Access Administrator. Implement: Assign the role (ideally PIM-eligible); use a Security Reader for the discovery scripts.

## 2.3 Persona definition and group mapping

Description: A documented set of access personas — admins, internal staff, external/guest, service accounts — each mapped to a security group: CA Persona - Admins - Steady, CA Persona - Internals - Steady, CA Persona - Externals-Guests - Steady, CA Persona - Service-Accounts - Steady. Why: The baseline is built by persona; policies target these groups so the design is legible, auditable, and rolled out group by group. Verify: The groups exist with correct membership; run ENTZTCA-Set-ScopeTargeting.ps1 to create/preview. Implement: Create the groups with ENTZTCA-Set-ScopeTargeting.ps1 (see Implementation Step 1); use dynamic membership where a rule fits (for example guests = userType eq 'Guest').

## 2.4 Pilot ring

Description: A pilot ring group CA Pilot Ring - Pilot - Pilot of representative users across personas, used to validate enforcement before a wave. Why: Every enforce step is proven on a small ring first; the pilot ring is the gate between report-only and wave enforcement. Verify: The group exists with representative members; run ENTZTCA-Set-ScopeTargeting.ps1. Implement: Create it with ENTZTCA-Set-ScopeTargeting.ps1.

## 2.5 Break-glass accounts and exclusion group

Description: Two cloud-only emergency access accounts (global requirement G4) and a dedicated exclusion group CA Exclusion - Break-Glass - Steady containing them, excluded from every policy. Why: A misconfigured policy could otherwise lock out all admins; break-glass excluded from every policy is the anti-lockout guarantee. Verify: Entra -> Users; two cloud-only @onmicrosoft.com admins exist and are members of CA Exclusion - Break-Glass - Steady, which is excluded from every policy. Implement: Create the accounts and the exclusion group; add the group as an exclusion on every policy; store credentials securely and monitor their sign-ins.

## 2.6 Device management (for device-based controls)

Description: Intune device compliance (for Require compliant device) and/or Entra hybrid join (for Require hybrid Entra-joined device). Why: The device grant controls in the baseline only work if devices can actually report compliance or be hybrid-joined. *Verify current availability in your tenant.* Verify: Entra -> Devices shows compliant / hybrid-joined devices; Intune compliance policies exist. Implement: Stand up Intune compliance or Entra hybrid join first (adjacent solutions), or use the device control the tenant supports and note the gap.

## 2.7 Legacy authentication assessment

Description: Knowledge of which apps/clients in the tenant still use legacy (basic) authentication, which cannot do MFA and must be blocked. Why: The baseline blocks legacy auth (CA007); enforcing it blindly can break a legacy line-of- business app or mail client. Verify: Run ENTZTCA-Discovery.ps1 (legacy-auth section) and review sign-in logs filtered to legacy client apps. Implement: Identify legacy-auth users/apps, migrate them to modern auth, then block legacy in waves.

## 2.8 Microsoft Graph PowerShell SDK

Description: The Microsoft Graph PowerShell SDK on the operator workstation, consented to the scopes the scripts use. Why: Discovery, reporting, validation, and the safe baseline creation read and (only when applied) write Conditional Access policies and read sign-in logs through Microsoft Graph. Verify: Get-Module -ListAvailable Microsoft.Graph.Authentication returns a version; a test Connect-MgGraph succeeds. Implement: Install-Module Microsoft.Graph -Scope CurrentUser; scripts request least privilege (Policy.Read.All, AuditLog.Read.All, Directory.Read.All, and — only for baseline creation — Policy.ReadWrite.ConditionalAccess).

## 2.9 Sensitive-apps and privileged-users decision

Description: A documented list of which applications are "sensitive" and which users/roles are "privileged." Why: Several baseline policies scope to these; the classification is a business/security decision, not a technical default. Verify: Security/business owners have named the privileged roles and sensitive apps. Implement: Capture the list; it drives the admin and sensitive-app policy scopes. Customer compliance/security owns the determination.

__________________________________________________

## Checklist

Entra ID P1 confirmed (P2 if using risk policies CA004/CA005)

Conditional Access Administrator assigned; Security Reader for discovery

Persona groups created — ENTZTCA-Set-ScopeTargeting.ps1

Pilot ring group created

Break-glass accounts + CA Exclusion - Break-Glass - Steady group created and excluded everywhere

Device compliance / hybrid join verified (for device controls)

Legacy-auth assessment complete — ENTZTCA-Discovery.ps1

Microsoft Graph PowerShell SDK installed and consented

Sensitive-apps and privileged-users list documented by the business

# Global Requirements — Entra ID Solutions (category-level)

These requirements apply to every solution in the Entra ID Solutions category. They are published once at the category level so individual listings stay small. Confirm these before deploying any identity solution. Each entry: Description / Why / Verify / Implement-if-missing.

The identity plane is high risk. A mistake here breaks sign-in for everyone, so every change is staged and a break-glass account is kept ready before you touch anything.

## G1. Microsoft Entra ID tenant

Description: An active Microsoft Entra ID tenant. Why: It is the cloud identity backbone every other identity service builds on. Verify: Sign in to https://entra.microsoft.com as an administrator. Implement: Create a Microsoft 365 or Azure subscription, which provisions a tenant.

## G2. Entra ID licensing (P1, P2 where noted)

Description: Microsoft Entra ID P1 (or P2 for risk-based and PIM features). Why: Hybrid features such as seamless sign-in, password writeback, and Conditional Access require P1+. Verify: M365 admin center -> Billing -> Licenses; confirm Entra ID P1/P2 (often bundled in M365 E3/E5 or EMS). Implement: Assign M365 E3/E5, EMS E3/E5, or standalone Entra ID P1/P2.

## G3. Administrative roles

Description: Hybrid Identity Administrator and Global Administrator for the operator. Why: Configuring directory synchronization and authentication methods needs these elevated roles. Verify: Entra -> Roles and administrators; confirm Hybrid Identity Administrator (and a Global Administrator for the one-time first-sync consent). Implement: Assign Hybrid Identity Administrator; reserve Global Administrator for tenant-wide and first-sync changes.

## G4. Break-glass (emergency access) accounts

Description: At least two cloud-only emergency access accounts, excluded from Conditional Access and MFA-broad policies. Why: If sync, federation, or an auth-method change locks out admins, break-glass accounts get you back in. Verify: Entra -> Users; confirm two cloud-only accounts (@onmicrosoft.com) with strong stored credentials and documented use. Implement: Create two cloud-only Global Administrator accounts; exclude them from policies; store credentials securely and monitor sign-ins.

## G5. Healthy on-premises Active Directory

Description: A functional AD forest/domain with healthy replication and DNS. Why: Synchronization reads from AD; replication or DNS faults corrupt or stall the sync. Verify: Run dcdiag and repadmin /replsummary on a domain controller with no errors; run HYBID-Discovery.ps1. Implement: Resolve AD replication, DNS, and time-sync issues before synchronizing.

## G6. An Entra Connect host server

Description: A domain-joined Windows Server (2016+), patched, for Microsoft Entra Connect Sync (or a lightweight host with the Cloud Sync agent). Why: Connect Sync runs as a service on this host and must reach both AD and Entra ID. Verify: A supported, domain-joined server with TLS 1.2, .NET, and PowerShell available; run HYBID-Discovery.ps1. Implement: Provision a dedicated server (not a domain controller for production), patch it, and enable TLS 1.2.

## G7. UPN / domain hygiene

Description: User principal names use a public, verified, routable domain (not .local). Why: A non-routable UPN suffix produces sign-in problems and onmicrosoft.com fallbacks in the cloud. Verify: Entra -> Identity -> Settings -> Domain names shows the public domain Verified; AD UPN suffixes match it; run HYBID-Discovery.ps1. Implement: Add and verify the public domain in Entra; add the matching UPN suffix in AD and update user UPNs.

## G8. Network access to Microsoft cloud endpoints

Description: Outbound HTTPS (443) from the Connect host to Entra ID, plus required Microsoft 365 service URLs. Why: Synchronization, authentication-agent traffic, and tokens depend on these endpoints. Verify: From the Connect host, reach https://login.microsoftonline.com and the Microsoft 365 published URL/IP ranges. Implement: Allow the Microsoft 365 / Entra service URLs and IP ranges through the proxy/firewall.

__________________________________________________

The deployment model (all solutions): Assess -> Configure -> Pilot -> Validate -> Expand.

# 3. Implementation Guide — Zero Trust Architecture: Conditional Access Baseline & Rollout

Follow these steps in order. Most steps are in the Microsoft Entra admin center (https://entra.microsoft.com); discovery, reporting, validation, and the safe baseline creation use the included scripts.

Model: define personas as groups, build a numbered baseline of policies all in report-only with break-glass excluded, validate every policy with report-only insights and the What-If tool on a pilot ring, then enforce wave by wave with rollback ready. No policy is ever created straight into enforcement, and break-glass is excluded from every policy from the first save.

Object naming convention (used everywhere below and in the scripts): `<Purpose> - <Scope> - <Stage>` for groups, and `CA0nn <Purpose> - <Persona> - <Stage>` for policies. Create these once and reuse the exact names in testing, troubleshooting, and scripts:

| Object | Name |
| --- | --- |
| Break-glass exclusion group | CA Exclusion - Break-Glass - Steady |
| Admins persona | CA Persona - Admins - Steady |
| Internal staff persona | CA Persona - Internals - Steady |
| External / guest persona | CA Persona - Externals-Guests - Steady |
| Service accounts persona | CA Persona - Service-Accounts - Steady |
| Pilot ring | CA Pilot Ring - Pilot - Pilot |

Baseline policies (each created - Report-Only, later renamed - Enforce):

| # | Policy | Persona | Control | License |
| --- | --- | --- | --- | --- |
| CA001 | CA001 Require MFA - Internals - Report-Only | Internals | Require MFA | P1 |
| CA002 | CA002 Require Phishing-Resistant MFA - Admins - Report-Only | Admins | Auth strength: phishing-resistant | P1 |
| CA003 | CA003 Require Compliant or Hybrid Device - Internals - Report-Only | Internals | Require compliant OR hybrid device | P1 + Intune/hybrid |
| CA004 | CA004 Sign-in Risk MFA - Internals - Report-Only | Internals | Require MFA on medium+ sign-in risk | P2 |
| CA005 | CA005 User Risk Password Change - Internals - Report-Only | Internals | Require secure password change on high user risk | P2 |
| CA006 | CA006 App-Enforced Restrictions - Externals-Guests - Report-Only | Guests | Session: app-enforced restrictions | P1 |
| CA007 | CA007 Block Legacy Authentication - All Users - Report-Only | All (break-glass excluded) | Block | P1 |
| CA008 | CA008 Sign-in Frequency + No Persistent Browser - Admins - Report-Only | Admins | Session controls | P1 |

CA004/CA005 require Entra ID P2; CA003 requires Intune compliance or hybrid join. *Verify availability in your tenant* and omit/substitute where you are not licensed, noting the gap.

## Step 1 — Create the persona, exclusion, and pilot groups

Entra -> Identity -> Groups -> All groups -> New group -> Security -> create

CA Exclusion - Break-Glass - Steady and add the two break-glass accounts.

Create the persona groups CA Persona - Admins - Steady, CA Persona - Internals - Steady,

CA Persona - Externals-Guests - Steady (dynamic rule user.userType -eq "Guest" works well),    CA Persona - Service-Accounts - Steady, and the CA Pilot Ring - Pilot - Pilot.

Or run ENTZTCA-Set-ScopeTargeting.ps1 to create and preview all groups before you commit.

## Step 2 — Assess the current state (baseline)

Run ENTZTCA-Discovery.ps1. It reports, read-only: existing CA policies and their states, which

policies exclude break-glass, detected legacy-authentication sign-ins, per-persona sign-in volume,    and whether the tenant is P1 or P2 (so you know if the risk policies apply).

Save the output — it is your before picture and your legacy-auth migration list.

## Step 3 — Build the baseline in report-only

For each policy in the table above: Entra -> `Identity -> Protection -> Conditional Access ->

Policies -> New policy, name it exactly (CA00n ... - Report-Only), set its assignments,    conditions, and control per the table, and **exclude CA Exclusion - Break-Glass - Steady** under    Users -> Exclude`.

Set Enable policy = Report-only on every one. Create.

Or run ENTZTCA-Set-Baseline.ps1 (preview by default, -WhatIf) to create the whole numbered

baseline in report-only with the break-glass exclusion already applied. Review the preview, then    re-run with -WhatIf:$false.

Key details per policy:

CA002: Grant -> Require authentication strength -> Phishing-resistant MFA for the Admins

persona and All cloud apps.

CA003: Grant -> Require device to be marked compliant OR Require hybrid Entra joined device

(select "Require one of the selected controls").

CA004/CA005: under Conditions -> Sign-in risk / User risk (P2 only).

CA006: Session -> Use app enforced restrictions for the Externals-Guests persona.

CA007: Conditions -> Client apps -> Exchange ActiveSync clients + Other clients, `Grant ->

Block`, include All users, exclude break-glass (and any confirmed legacy exception, documented).

CA008: Session -> Sign-in frequency + Persistent browser session = Never for Admins.

## Step 4 — Validate every policy with What-If and report-only data

Conditional Access -> What If: for each persona pick a representative user, an app, and a device

state, and confirm the expected policies apply and the break-glass account has no policy    applied. Fix scope/exclusions until What-If matches the design.

Let report-only run for a representative period (a few days of normal sign-ins). Review

Conditional Access -> Insights and reporting and ENTZTCA-Report.ps1: confirm each policy    *would* apply to the right persona, *would not* block break-glass or service accounts, and does not    produce unexpected blocks.

## Step 5 — Pilot enforcement on the pilot ring

Clone the persona policies you are ready to enforce (or add the CA Pilot Ring - Pilot - Pilot

include and set Enable policy = On) so only the pilot ring is enforced first.

Have pilot users exercise real sign-ins (managed device, unmanaged device, guest, admin). Complete

the Testing Guide. Watch for unexpected blocks; keep break-glass ready.

## Step 6 — Enforce wave by wave

For each baseline policy that passed: flip Enable policy = On and rename the suffix `-

Report-Only to - Enforce. Enforce in a sensible order — usually CA007 (block legacy) and    CA001 (MFA) first for a wave, then device (CA003), then admin hardening (CA002, CA008),    then risk (CA004/CA005`).

Roll persona by persona / wave by wave: enforce for CA Pilot Ring - Pilot - Pilot, then a first

wave of CA Persona - Internals - Steady, then the rest. Re-run ENTZTCA-Report.ps1 between waves    to confirm no spike in blocks.

Keep each policy's report-only twin (or the ability to revert to report-only) until the wave is

proven.

## Step 7 — Operate and review

Re-run ENTZTCA-Discovery.ps1 and ENTZTCA-Validate.ps1 on a cadence: confirm break-glass is

still excluded from every policy, no policy drifted to an overbroad scope, and no new legacy-auth    or risky sign-ins are slipping through.

Review exclusions quarterly — every exclusion is a documented exception with an owner and an expiry

intent; remove the ones no longer needed.

__________________________________________________

### Order of operations

Groups (personas + break-glass + pilot) -> assess -> build baseline in report-only (break-glass excluded) -> validate with What-If + report-only data -> pilot enforce on the ring -> enforce wave by wave -> operate/review

### Rollback

Any policy: set Enable policy = Report-only (or Off), or delete it — enforcement stops

immediately. Because every policy is validated in report-only first and break-glass is excluded   everywhere, a bad policy never locks out admins.

If a wave causes unexpected blocks: revert that policy to report-only, use ENTZTCA-Report.ps1 to

find the affected users/apps, fix the scope or exclusion, re-validate, then re-enforce.

Emergency: sign in with a break-glass account (excluded from all policies) and set the offending

policy to report-only.

# 5. Testing Guide — Zero Trust Architecture: Conditional Access Baseline & Rollout

Run after the baseline is built in report-only (Implementation Step 3) and again before and after each enforce wave. Scripts are referenced by name; all reads are read-only.

## Test 1 — Baseline exists and is report-only

Do: Run ENTZTCA-Discovery.ps1 (or ENTZTCA-Validate.ps1). Expected: All baseline policies CA001-CA008 (minus any you skipped for licensing) exist, each with Enable policy = Report-only, and each excludes CA Exclusion - Break-Glass - Steady.

## Test 2 — Break-glass is excluded from every policy

Do: Run ENTZTCA-Validate.ps1 -BreakGlassUpn bg1@contoso.onmicrosoft.com,bg2@contoso.onmicrosoft.com. Expected: Every policy reports the break-glass accounts as excluded — no policy applies to them. Any policy missing the exclusion is flagged in red.

## Test 3 — What-If matches the persona design

Do: Conditional Access -> What If for one representative user per persona (admin, internal, guest) and for a break-glass account. Expected: Each persona sees the intended policies apply (admin -> CA002/CA008; internal -> CA001/CA003; guest -> CA006); the break-glass account has no policy applied.

## Test 4 — Report-only impact is clean

Do: After a few days of report-only, review Conditional Access -> Insights and reporting and run ENTZTCA-Report.ps1. Expected: Each policy "would apply" to the correct persona; no unexpected "would block" for legitimate users; service accounts are not caught by interactive policies.

## Test 5 — MFA is required where enforced

Do: After enforcing CA001 for a wave, have an internal pilot user sign in from a browser without a prior MFA session. Expected: The user is required to complete MFA; a user outside the enforced scope is not.

## Test 6 — Phishing-resistant MFA required for admins

Do: After enforcing CA002, have a pilot admin attempt sign-in with only a phishable method. Expected: Access is blocked until they use a phishing-resistant method (FIDO2 / passkey); the admin succeeds with it.

## Test 7 — Device control enforced

Do: After enforcing CA003, have an internal pilot user sign in from a non-compliant / non-hybrid device to a targeted app. Expected: Access is blocked (or remediation is required); the same user on a compliant/hybrid device is granted. *If CA003 was skipped for licensing, mark N/A.*

## Test 8 — Legacy authentication blocked

Do: After enforcing CA007, attempt a legacy-auth sign-in (for example a basic-auth mail client) as a scoped user. Expected: The legacy sign-in is blocked; modern-auth sign-ins for the same user succeed; break-glass and any documented legacy exception are unaffected.

## Test 9 — Risk policies fire (P2 only)

Do: If licensed for P2 and CA004/CA005 are enforced, simulate/observe a medium+ risk sign-in. Expected: CA004 requires MFA on the risky sign-in; CA005 requires a secure password change on high user risk. *Mark N/A if P1-only.*

## Test 10 — Rollback works

Do: Set one enforced policy back to Report-only. Expected: Enforcement stops immediately; the policy still logs impact in report-only. Confirms the one-click rollback path.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Report-only pass | Tests 1-4 pass; every policy is report-only and excludes break-glass; report-only impact is clean |
| Pilot enforce pass | Tests 5-8 (and 9 if P2) pass for the pilot ring; Test 2 still passes; Test 10 confirms rollback |
| Wave expand pass | Tests 5-8 pass for each enforced wave with no spike in unexpected blocks (ENTZTCA-Report.ps1); break-glass never blocked |

# 6. Troubleshooting Guide — Zero Trust Architecture: Conditional Access Baseline & Rollout

Use ENTZTCA-Discovery.ps1 for the current policy inventory, ENTZTCA-Report.ps1 for report-only impact, ENTZTCA-Validate.ps1 for baseline state and break-glass exclusion, and the portal Conditional Access -> What If and Insights and reporting for per-user analysis.

## A. Discovery / validation errors

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Connect-MgGraph fails or scopes missing | SDK not installed, or read scopes not consented | Install-Module Microsoft.Graph -Scope CurrentUser; re-run and accept Policy.Read.All, AuditLog.Read.All, Directory.Read.All |
| No policies listed | Wrong tenant, or lacking CA read | Confirm the tenant; add Security Reader / Conditional Access Administrator |
| Sign-in log query empty | Needs Entra ID P1+ and AuditLog.Read.All | Confirm licensing and scope; widen -LegacyLookbackDays / -LookbackDays |

## B. A policy locked users out (or would have)

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Users blocked right after enforce | The policy was enforced before its report-only data was clean | Set the policy back to Report-only immediately; run ENTZTCA-Report.ps1 to find the affected users/apps; fix scope/exclusion; re-validate; re-enforce |
| Admins at risk of lock-out | Break-glass not excluded | Add CA Exclusion - Break-Glass - Steady to the policy's Users -> Exclude; ENTZTCA-Validate.ps1 flags any policy missing it |
| Everyone caught by one policy | Policy targets All users with no exclusions | Re-scope to the correct persona group; the discovery/validate "All-users lock-out sweep" red-flags this |
| Fully locked out | — | Sign in with a break-glass account (excluded from all policies) and set the offending policy to Report-only |

## C. Break-glass exclusion keeps disappearing

Confirm the break-glass accounts are members of CA Exclusion - Break-Glass - Steady and that the

group (not just the individual users) is excluded on every policy — a per-user exclusion is   fragile. ENTZTCA-Validate.ps1 reports whether the exclusion is via group (preferred) or user.

## D. Report-only shows nothing / What-If disagrees

Report-only results only appear after real interactive sign-ins occur while the policy is in

report-only — allow a representative period. If ENTZTCA-Report.ps1 is empty, widen -LookbackDays   or check -PolicyNameLike matches your policy prefix. What-If is a simulator and does not need   sign-in history; if What-If and report-only disagree, trust What-If for scope logic and report-only   for real-world impact, and reconcile the conditions.

## E. Risk policies (CA004/CA005) not available or not firing

Sign-in risk and user risk require Entra ID P2 (Identity Protection). ENTZTCA-Discovery.ps1

reports whether P2 is present; ENTZTCA-Set-Baseline.ps1 skips these automatically without P2. *If   you are P1-only*, omit them and compensate with CA001 (MFA) + CA003 (compliant/hybrid device)   everywhere, and note the gap. *Verify current availability in your tenant.*

## F. Device control (CA003) blocks compliant users

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Compliant device still blocked | Device not actually reporting compliant / not hybrid-joined | Confirm in Entra -> Devices; check Intune compliance policy assignment and evaluation; the device must be registered and evaluated compliant |
| No device meets the control | Intune compliance or hybrid join not in place | Stand up device management first (adjacent solution), or use the control the tenant supports; *verify availability* |

## G. Legacy-auth block (CA007) broke an app

A legacy/basic-auth app or mail client cannot do modern auth. Identify it from

ENTZTCA-Discovery.ps1 (legacy-auth section) and the sign-in logs, migrate it to modern auth, and   only then block. If a legitimate legacy app must stay temporarily, add it as a documented,   time-boxed exception — never a permanent silent carve-out.

## H. Phishing-resistant strength (CA002) rejects everyone

If admins have not yet registered a phishing-resistant method (FIDO2 / passkey), CA002 will block

them once enforced. Register the method first (see the Passwordless & Passkey solution), confirm   adoption, keep CA002 in report-only until admins are enrolled, then enforce. Also verify the   authentication-strength id in ENTZTCA-Set-Baseline.ps1 matches the built-in   Phishing-resistant MFA strength in your tenant.

## I. Diagnostics quick reference

Connect-MgGraph -Scopes 'Policy.Read.All','AuditLog.Read.All','Directory.Read.All' -NoWelcome
# all policies with state and exclusions
(Invoke-MgGraphRequest -Method GET -Uri '/v1.0/identity/conditionalAccess/policies').value |
  Select-Object displayName, state, @{n='excludeGroups';e={$_.conditions.users.excludeGroups}}
# is the tenant P2?
((Invoke-MgGraphRequest -Method GET -Uri '/v1.0/subscribedSkus').value).servicePlans.servicePlanName |
  Where-Object { $_ -like 'AAD_PREMIUM*' } | Sort-Object -Unique

## J. When to escalate

If a policy change locks out administrative access and a break-glass account cannot restore it, treat it as a Sev-1: use the second break-glass account, contact Microsoft support with the tenant ID, and follow your incident-response process. If you see a surge of risky sign-ins or an unexpected mass of report-only blocks that suggests an attack, keep the relevant policies enforced, engage Identity Protection (P2) and your security team, and do not disable the baseline to "make it work."

# 7. Best Practices — Zero Trust Architecture: Conditional Access Baseline & Rollout

Report-only before enforce, always. Every policy is created in Report-only, validated with a few

days of real sign-in data and the What-If tool, and only then turned on. This single discipline is   what makes a CA rollout safe.

Exclude break-glass from every policy, no exceptions. Keep the two cloud-only emergency accounts in

CA Exclusion - Break-Glass - Steady and exclude that group from every policy — ENTZTCA-Validate.ps1   flags any policy that forgets. This is the anti-lockout guarantee.

Design by persona, not one mega-policy. A numbered, persona-based baseline (admins, internals,

guests, service accounts) is legible, auditable, and rolled out group by group; a single "all users,   all apps" policy is a lock-out waiting to happen.

Number and name policies consistently. CA0nn <Purpose> - <Persona> - <Stage> makes the baseline

self-documenting and lets you reason about order and coverage at a glance.

Keep exclusions minimal and documented. Every exclusion is a hole in the baseline — make each one a

named exception with an owner and a review date, not a convenience. Review them quarterly and remove   what is no longer needed.

Handle service accounts deliberately. Non-interactive accounts break under interactive MFA — scope

them out of interactive policies, document each one, and where licensed use workload-identity   Conditional Access instead of a blanket exclusion.

Block legacy authentication early, but migrate first. Legacy/basic auth cannot do MFA and undermines

the whole baseline — identify legacy-auth users/apps with ENTZTCA-Discovery.ps1, migrate them to   modern auth, then block legacy in waves so you do not break a line-of-business app.

Require phishing-resistant MFA for admins. Generic MFA is still phishable; give the highest-value

accounts the Phishing-resistant MFA authentication strength plus tighter session controls   (sign-in frequency, no persistent browser).

Prefer device + MFA over risk-only where you are P1. Risk policies need Entra ID P2 — if you are

P1-only, compensate with require-compliant-device + MFA everywhere and note the gap; do not leave the   persona uncovered.

Roll out in waves with rollback ready. Enforce for the pilot ring, then a first wave, then the rest —

re-running ENTZTCA-Report.ps1 between waves. Keep every policy one click from report-only.

Let the business own the classifications. Which apps are "sensitive," which users are "privileged,"

and how strict guest access must be are security/business decisions — the baseline enforces them; it   does not decide them.

Make review recurring. Re-run ENTZTCA-Discovery.ps1 and ENTZTCA-Validate.ps1 on a cadence so

policy drift, a lost break-glass exclusion, or new legacy-auth sign-ins are caught as they appear.

## Where to go next

Passwordless & Passkey (FIDO2) Rollout for Microsoft Entra — deliver the phishing-resistant

method that CA002 requires for admins.

Intune device compliance / hybrid join — stand up the device signal that CA003 depends on.

Identity Protection risk policies and Privileged Identity Management (PIM) — pair the

baseline with risk-based access (P2) and just-in-time admin elevation for a complete Zero Trust   identity story.

Enterprise App & Service Principal Governance — govern the OAuth consent and workload-identity

surface that sits alongside interactive Conditional Access.

# 8. Deliverables Summary — Zero Trust Architecture: Conditional Access Baseline & Rollout

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what is in the box |
| 1. Solution Overview | The Conditional Access model — signals, conditions, grant/session controls, personas, report-only + What-If, break-glass, and licensing notes |
| 2. Requirements Guide | Every solution-specific prerequisite with Verify / Implement-if-missing |
| Global Requirements (Entra ID Solutions) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered steps (persona/exclusion/pilot groups, assess, build the numbered baseline in report-only, validate with What-If + report-only data, pilot enforce, enforce wave by wave, operate/review) |
| 5. Testing Guide | Validation procedures with pass/fail gates |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations + where to go next |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| ENTZTCA-Discovery.ps1 | Inventories existing CA policies and states, flags policies missing the break-glass exclusion, detects legacy-authentication sign-ins, and reports whether the tenant is P1 or P2 (read-only) |
| ENTZTCA-Validate.ps1 | Confirms the baseline policies exist, their report-only/enforce state, and that the break-glass accounts are excluded from every policy (read-only) |
| ENTZTCA-Report.ps1 | Report-only impact analysis from sign-in logs — which policies would have applied and which would have blocked, per persona, before you enforce (read-only) |
| ENTZTCA-Set-Baseline.ps1 | Creates the numbered baseline (CA001-CA008) in report-only, scoped to persona groups with break-glass excluded; -WhatIf by default (preview), gated apply |
| ENTZTCA-Set-ScopeTargeting.ps1 | Builds and previews the persona, break-glass exclusion, and pilot-ring groups |

## What the buyer receives

This implementation guide as a Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process: Assess -> Configure -> Pilot -> Validate -> Expand.

Delivered as a Complete Solution Package (PDF + Word + scripts).

## Outcome

A production Zero Trust Conditional Access baseline enforcing least-privilege access — a clean, numbered, persona-based policy set validated in report-only and What-If, rolled out in waves with break-glass and one-click rollback, deployed without ever locking out the tenant.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## ENTZTCA-Discovery.ps1

Purpose: Read-only assessment for a Conditional Access baseline: every existing CA policy and its state (enabled / disabled / report-only), which policies apply to "all users" and whether they exclude any accounts, detected legacy-authentication sign-ins from the audit log, per-persona sign-in volume, and whether the tenant has Entra ID P2 (so you know if the risk policies apply). This is your before baseline and your legacy-auth migration list. HOW TO RUN Install-Module Microsoft.Graph -Scope CurrentUser   # once powershell -ExecutionPolicy Bypass -File .\ENTZTCA-Discovery.ps1 Consents to Policy.Read.All, AuditLog.Read.All, Directory.Read.All (read-only). No changes. EXPECTED RESULTS A listing of CA policies with states and exclusions, a count of recent legacy-auth sign-ins, and the detected licensing tier. Nothing is modified. .NOTES White-label — Entra ID Solutions. Read-only. > [CmdletBinding()] param( [int]$LegacyLookbackDays = 7, [string]$CsvPath )

How to run: Install-Module Microsoft.Graph -Scope CurrentUser   # once powershell -ExecutionPolicy Bypass -File .\ENTZTCA-Discovery.ps1 Consents to Policy.Read.All, AuditLog.Read.All, Directory.Read.All (read-only). No changes. EXPECTED RESULTS A listing of CA policies with states and exclusions, a count of recent legacy-auth sign-ins, and the detected licensing tier. Nothing is modified. .NOTES White-label — Entra ID Solutions. Read-only. > [CmdletBinding()] param( [int]$LegacyLookbackDays = 7, [string]$CsvPath )

## ENTZTCA-Report.ps1

Purpose: Read-only analysis of what the report-only baseline WOULD have done. For recent sign-ins it reads the applied Conditional Access policy results (including report-only results) and summarizes, per policy: how many sign-ins it would have granted, would have required a control for (MFA/compliant device/etc.), or would have blocked. This is the evidence you review before moving a policy from report-only to enforce. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\ENTZTCA-Report.ps1 Optional: -LookbackDays 7  -PolicyNameLike 'CA00'  -CsvPath .\ca-impact.csv Consents to AuditLog.Read.All, Policy.Read.All, Directory.Read.All (read-only). No changes. EXPECTED RESULTS Per-policy counts of would-grant / would-require / would-block from report-only results, so you can confirm impact is as intended (and break-glass/service accounts are not caught). Nothing is modified. .NOTES White-label — Entra ID Solutions. Read-only. > [CmdletBinding()] param( [int]$LookbackDays = 7, [string]$PolicyNameLike = 'CA0', [string]$CsvPath )

How to run: powershell -ExecutionPolicy Bypass -File .\ENTZTCA-Report.ps1 Optional: -LookbackDays 7  -PolicyNameLike 'CA00'  -CsvPath .\ca-impact.csv Consents to AuditLog.Read.All, Policy.Read.All, Directory.Read.All (read-only). No changes. EXPECTED RESULTS Per-policy counts of would-grant / would-require / would-block from report-only results, so you can confirm impact is as intended (and break-glass/service accounts are not caught). Nothing is modified. .NOTES White-label — Entra ID Solutions. Read-only. > [CmdletBinding()] param( [int]$LookbackDays = 7, [string]$PolicyNameLike = 'CA0', [string]$CsvPath )

## ENTZTCA-Set-Baseline.ps1

Purpose: Creates the Zero Trust Conditional Access baseline policies (CA001-CA008) already scoped to the persona groups and with the break-glass exclusion group applied — every policy is created in REPORT-ONLY state (enabledForReportingButNotEnforced), never straight into enforcement. Defaults to -WhatIf, so a plain run only PREVIEWS the policies it would create and changes nothing. Enforcement is a deliberate, separate portal step done wave by wave after validation. Policies requiring Entra ID P2 (CA004 sign-in risk, CA005 user risk) are skipped automatically if the tenant is not P2, and CA003 device controls are noted as dependent on Intune/hybrid join. HOW TO RUN Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\ENTZTCA-Set-Baseline.ps1 Apply after review (still report-only, not enforced): powershell -ExecutionPolicy Bypass -File .\ENTZTCA-Set-Baseline.ps1 -WhatIf:$false Consents to Policy.ReadWrite.ConditionalAccess, Policy.Read.All, Group.Read.All, Directory.Read.All. EXPECTED RESULTS In preview: the baseline policies that WOULD be created (all report-only). When applied: the policies exist in report-only with persona scope and break-glass excluded. Reversible — delete or leave in report-only; nothing is enforced by this script. .NOTES White-label — Entra ID Solutions. Write action — preview (-WhatIf) by default. Creates report-only ONLY. > [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [switch]$IncludeRiskPolicies   # force-include CA004/CA005 even if P2 not auto-detected )

How to run: Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\ENTZTCA-Set-Baseline.ps1 Apply after review (still report-only, not enforced): powershell -ExecutionPolicy Bypass -File .\ENTZTCA-Set-Baseline.ps1 -WhatIf:$false Consents to Policy.ReadWrite.ConditionalAccess, Policy.Read.All, Group.Read.All, Directory.Read.All. EXPECTED RESULTS In preview: the baseline policies that WOULD be created (all report-only). When applied: the policies exist in report-only with persona scope and break-glass excluded. Reversible — delete or leave in report-only; nothing is enforced by this script. .NOTES White-label — Entra ID Solutions. Write action — preview (-WhatIf) by default. Creates report-only ONLY. > [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [switch]$IncludeRiskPolicies   # force-include CA004/CA005 even if P2 not auto-detected )

## ENTZTCA-Set-ScopeTargeting.ps1

Purpose: Creates (or previews) the security groups the CA baseline targets, following the naming convention <Purpose> - <Scope> - <Stage>: CA Exclusion - Break-Glass - Steady CA Persona - Admins - Steady CA Persona - Internals - Steady CA Persona - Externals-Guests - Steady   (dynamic: userType eq 'Guest') CA Persona - Service-Accounts - Steady CA Pilot Ring - Pilot - Pilot Defaults to -WhatIf (preview only). Optionally seeds break-glass members from -BreakGlassUpn. HOW TO RUN Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\ENTZTCA-Set-ScopeTargeting.ps1 Create the groups: powershell -ExecutionPolicy Bypass -File .\ENTZTCA-Set-ScopeTargeting.ps1 -WhatIf:$false -BreakGlassUpn bg1@contoso.onmicrosoft.com,bg2@contoso.onmicrosoft.com Consents to Group.ReadWrite.All, User.Read.All. EXPECTED RESULTS In preview: the groups that WOULD be created. When applied: the groups exist (guests group is dynamic). Idempotent — existing groups are reused, not duplicated. .NOTES White-label — Entra ID Solutions. Write action — preview (-WhatIf) by default. > [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'Medium')] param( [string[]]$BreakGlassUpn )

How to run: Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\ENTZTCA-Set-ScopeTargeting.ps1 Create the groups: powershell -ExecutionPolicy Bypass -File .\ENTZTCA-Set-ScopeTargeting.ps1 -WhatIf:$false -BreakGlassUpn bg1@contoso.onmicrosoft.com,bg2@contoso.onmicrosoft.com Consents to Group.ReadWrite.All, User.Read.All. EXPECTED RESULTS In preview: the groups that WOULD be created. When applied: the groups exist (guests group is dynamic). Idempotent — existing groups are reused, not duplicated. .NOTES White-label — Entra ID Solutions. Write action — preview (-WhatIf) by default. > [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'Medium')] param( [string[]]$BreakGlassUpn )

## ENTZTCA-Validate.ps1

Purpose: Read-only check of the Conditional Access baseline: (1) the expected numbered policies exist; (2) each is in the intended state (report-only during validation, enabled after enforce); and (3) every policy excludes the break-glass accounts. Prints PASS/WARN per policy and flags — in red — any policy that targets All users without excluding break-glass. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\ENTZTCA-Validate.ps1 -BreakGlassUpn bg1@contoso.onmicrosoft.com,bg2@contoso.onmicrosoft.com Optional: -ExpectReportOnly  to require every CA0* policy to still be in report-only. Consents to Policy.Read.All, User.Read.All, Directory.Read.All (read-only). No changes. EXPECTED RESULTS PASS/WARN lines for policy presence, state, and break-glass exclusion. Nothing is modified. .NOTES White-label — Entra ID Solutions. Read-only. > [CmdletBinding()] param( [string[]]$BreakGlassUpn, [switch]$ExpectReportOnly )

How to run: powershell -ExecutionPolicy Bypass -File .\ENTZTCA-Validate.ps1 -BreakGlassUpn bg1@contoso.onmicrosoft.com,bg2@contoso.onmicrosoft.com Optional: -ExpectReportOnly  to require every CA0* policy to still be in report-only. Consents to Policy.Read.All, User.Read.All, Directory.Read.All (read-only). No changes. EXPECTED RESULTS PASS/WARN lines for policy presence, state, and break-glass exclusion. Nothing is modified. .NOTES White-label — Entra ID Solutions. Read-only. > [CmdletBinding()] param( [string[]]$BreakGlassUpn, [switch]$ExpectReportOnly )