AI Landing Zone & Governance (Private Networking, Content Safety, Cost)

Implementation Solution Guide

Version 1.0.0    ·    2026-07-10

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — AI Landing Zone & Governance (Private Networking, Content Safety, Cost)

## The problem

Most organizations adopt AI the same way: a team spins up an Azure OpenAI or Azure AI Foundry resource, wires it to some data, ships something useful — and then the next team does it all again, differently. Within a quarter you have a dozen AI resources, each having re-solved networking, identity, safety, and cost on its own, inconsistently and insecurely:

Public endpoints everywhere. AI services reachable over the internet are a

data-exfiltration surface — exactly the wrong default for services that touch your most sensitive   data.

No guardrails. Nothing *stops* a team from deploying an unapproved model, in an unapproved

region, with public access on and content safety off.

Keys on laptops. Service-to-service auth done with API keys that get copied into code and

config, instead of managed identity and RBAC.

Bill shock. Token-metered services with no budgets, no quotas, and no usage visibility until the

invoice arrives.

Every one of these is a foundation problem, and foundation problems don't get better by adding more workloads on top of them.

## The solution

This solution stands up a governed AI landing zone — the base every AI workload deploys into, so the networking, identity, safety, and cost decisions are made once, correctly, and inherited. It delivers:

A hub/spoke network with private endpoints for AI services — Azure OpenAI, AI Search, Key

Vault, and storage reached over private endpoints and private DNS, with public network access   disabled — defined as Infrastructure-as-Code.

Azure Policy guardrails — an initiative that enforces allowed regions, allowed models,

private-only AI services, content-safety-on, and required tagging — deployed   audit/simulate-first, then enforced.

An identity and RBAC baseline plus Key Vault — managed identity and least-privilege

data-plane roles for keyless auth, with Key Vault for any unavoidable secret.

Content-safety and responsible-AI defaults at the platform — safety is a platform default, not a

per-team afterthought.

Cost management — budgets, alerts, per-service quotas, and a usage dashboard, so spend

is visible and bounded before broad rollout.

## How it works

We follow the same repeatable model every solution in this program uses — Assess → Configure → Pilot → Validate → Expand. We first discover the current subscription and network state, then author the landing zone (network, private endpoints, Key Vault, RBAC, policy, cost controls) as Terraform run through a plan/what-if-first pipeline, apply it to a non-production scope first with the policy guardrails in audit/DoNotEnforce mode, validate that AI services are private, keyless, and guardrailed and that budgets fire, and only then enforce the policies and expand the landing zone across the estate. Every change is `terraform plan` / `what-if` before apply, in version control, approval-gated — never click-ops in the portal, never long-lived keys on a laptop.

The solution ships as self-guided, click-by-click documentation plus real Infrastructure-as-Code — a Terraform baseline (main.tf), a plan-first Azure Pipelines YAML pipeline (azure-pipelines.yml), and Az/PowerShell helpers that discover the current state, validate the guardrails, and report posture and cost — all read-only or plan/what-if-first, with no secrets in code.

## Why it matters

Private by default — AI services are unreachable from the public internet; access is over

private endpoints inside your network.

Guardrails that actually stop things — Azure Policy *prevents* the unapproved model, region, or

public endpoint, rather than detecting it after the fact.

Keyless identity — managed identity + RBAC instead of API keys that leak.

Safety and cost as platform defaults — content safety on and budgets set before workloads land,

not bolted on after an incident or an invoice.

A fraction of consulting cost — the same disciplined method a cloud-platform team would use,

delivered as a repeatable, tested runbook you reuse on every AI rollout.

## Important boundaries

This solution builds the governed foundation — network, private endpoints, identity/RBAC, Key Vault, the policy guardrails, and cost controls. It is not an AI application, a RAG platform, an MLOps pipeline, or the content-safety product itself — securely deploying Azure OpenAI / AI Foundry, building a private-data RAG platform, standing up Azure ML pipelines, and configuring the content- safety and responsible-AI guardrails in depth are separate catalog solutions that this landing zone makes deployable. It creates real, billable Azure resources (private endpoints, Key Vault, Log Analytics, and any AI services placed in the zone have cost) — everything runs plan/what-if first in a non-production scope before production, and production apply is the customer's change-approval decision. Azure Policy and feature availability, built-in policy definitions, model and region availability, GCC/GCC-High parity, and pricing all evolve and differ by cloud — *verify current provider/module versions, policy/feature availability, and pricing before you apply*. The acceptable-AI-use policy and content-acceptability thresholds are the customer's legal / trust-and-safety / compliance decision — this guide provides the technical controls, not the policy.

# Solution Overview — AI Landing Zone & Governance (Private Networking, Content Safety, Cost)

## What this is

A complete, self-guided method for standing up a governed AI landing zone on Azure — a hub/spoke network with private endpoints for AI services, Azure Policy guardrails (allowed models/regions, private-only, content-safety-on, tagging), an identity/RBAC baseline with Key Vault, content-safety and responsible-AI defaults applied at the platform, and cost management (budgets, quotas, usage dashboards) — delivered as real Infrastructure-as-Code (Terraform + Az/PowerShell + a YAML pipeline) that runs plan/what-if-first and approval-gated.

It is the foundation layer for AI on Azure. Everything above it — a secure Azure OpenAI / AI Foundry deployment, a private-data RAG platform, MLOps pipelines — assumes this governed base exists and lands into it.

## How the technology works (the mental model)

Landing zone. An opinionated, pre-governed environment that workloads deploy into so they

inherit the network, identity, policy, and cost decisions instead of re-making them. An *AI* landing   zone specializes this for AI services (Azure OpenAI, AI Foundry, AI Search, Content Safety) — which   are unusually sensitive (they touch private data and can emit harmful output), so the defaults are   private, keyless, guardrailed, and budgeted.

Hub/spoke network. A hub virtual network holds shared platform services (private DNS,

connectivity, and later a firewall/gateway); one or more spoke virtual networks hold the AI   workloads, peered to the hub. This centralizes DNS and connectivity and isolates workloads from   each other. *Verify current hub/spoke reference topology for your connectivity model.*

Private endpoints + private DNS. A private endpoint gives an Azure service (Azure OpenAI,

Key Vault, AI Search, storage) a private IP inside your VNet; public network access is   disabled on the service. A private DNS zone (e.g. privatelink.openai.azure.com) makes the   service's normal hostname resolve to that private IP. Result: the service is reachable only from   inside your network — the internet path is closed.

Azure Policy + initiatives. Policy definitions are rules evaluated against resources; an

initiative (policy set) groups them. Policies have effects — Audit (report only), Deny   (block the create/update), DeployIfNotExists/Modify (remediate). Assigning an initiative at a   management-group or subscription scope makes the rules apply to everything beneath it. Assigning   in DoNotEnforce (audit) mode first lets you see impact before flipping to Deny — the   simulate-before-enforce pattern. *Built-in policy definitions for AI services evolve — verify which   definitions and effects exist in your cloud.*

Managed identity + RBAC. A managed identity is an Azure-managed credential a workload uses to

authenticate to services without keys. Azure RBAC grants it least-privilege data-plane   roles (e.g. *Cognitive Services OpenAI User*, *Key Vault Secrets User*). Keyless auth removes the   single biggest AI credential-leak vector.

Key Vault. A managed secret/key store (itself reached via private endpoint) for any secret that

genuinely can't be replaced by managed identity — accessed via RBAC, never embedded in code.

Content safety & responsible-AI defaults. Azure AI Content Safety screens prompts and

outputs for harmful content; enabling it (and responsible-AI defaults) at the platform means new   AI workloads inherit safety rather than each team deciding. *Content-safety features and the   responsible-AI toolset evolve and some are in preview — verify current availability. The acceptable-   content thresholds and AI-use policy are the customer's trust-and-safety / legal decision.*

Cost management. Budgets raise alerts as spend approaches thresholds; quotas (e.g. Azure

OpenAI tokens-per-minute) cap consumption per deployment; a usage dashboard/workbook makes token   and resource spend visible. AI bills on tokens/compute, so these are set before broad rollout.

## The standard deployment model

Every solution in this program follows the same five stages:

Assess. Discover the subscription, registered resource providers, existing VNets/DNS, current

policy assignments, Key Vault, and whether any AI services already exist with public access on (run    AILZ-Discovery.ps1). Confirm deploy rights and remote state (category G1–G5).

Configure. Author the landing zone as code — hub/spoke VNets + peering, the private DNS

zones, private endpoints, Key Vault, Log Analytics, the managed identity + RBAC, the policy    initiative in audit/DoNotEnforce mode, and the budget — in main.tf, against remote state.

Pilot. Apply to a non-production scope first (a pilot subscription or resource group /

management group), with policies auditing, not denying, using `terraform plan` / `what-if`    before every apply (azure-pipelines.yml is plan-first and approval-gated).

Validate. Confirm AI services are private (no public path) and keyless, the policy

initiative reports the expected compliance, the budget alerts fire, and content-safety    defaults are in place (run AILZ-Validate.ps1, AILZ-Report.ps1).

Expand. Flip the policy guardrails from audit to enforce (Deny), extend the assignment to

the broader management-group scope, and institute the plan → review → apply loop for every future    change.

## Scope — what this solution covers

Hub/spoke network with private endpoints for AI services — VNets, peering, private DNS zones,

and private endpoints (with public access disabled), as code.

Azure Policy guardrails — an initiative enforcing allowed regions, allowed models, private-only,

content-safety-on, and required tagging, audit-first then enforced.

Identity & RBAC baseline + Key Vault — managed identity, least-privilege data-plane roles, and a

private Key Vault for secrets.

Content-safety & responsible-AI defaults at the platform — safety on by default for AI workloads

that land in the zone.

Cost management — budgets, alerts, per-service quotas, and a usage dashboard/workbook.

## Out of scope (handled elsewhere)

A secure Azure OpenAI / AI Foundry deployment — deploying and hardening the AI service itself is

the companion *Azure AI Foundry / OpenAI Secure Enterprise Deployment* solution (it lands into   this zone).

A private-data RAG platform — Azure AI Search over your permission-trimmed data is the companion

*Enterprise RAG Platform* solution.

MLOps — Azure ML pipelines, registry, and monitoring are the companion *MLOps* solution.

Content-safety / responsible-AI in depth — the full guardrail configuration, jailbreak/prompt-

shield tuning, and RAI review workflow are the companion *Azure AI Content Safety & Responsible-AI   Guardrails* solution; this landing zone sets the defaults it builds on.

The governance decisions — which models and regions are allowed, the tagging standard, the

budget thresholds, and every production apply approval are the customer's cloud-governance /   FinOps / trust-and-safety determinations; this solution provides the technical guardrails and the   code, and the acceptable-AI-use policy is the customer's legal decision.

## Authentication and connections used

Azure Resource Manager at a subscription (pilot) and later management-group scope, with

Owner or Contributor + User Access Administrator (RBAC role assignments and policy assignment   with remediation identities require the elevated role). *Verify the exact roles for policy   remediation in your tenant.*

Terraform (pinned azurerm/azapi provider — *verify current versions*) against **remote

state (an Azure Storage backend, category G4–G5), authenticating via a workload-identity-   federated (OIDC) pipeline identity — never a client secret on a laptop** (category G2, G5).

Az PowerShell (Az.Accounts, Az.Network, Az.Resources, Az.KeyVault, Az.PolicyInsights,

Az.CostManagement — *verify current module versions*) for the read-only discovery, validation, and   reporting helpers, signed in with Connect-AzAccount (managed identity in CI).

Everything is plan/what-if-first: terraform plan (or ARM what-if) precedes every apply, run

through the pipeline with an approval gate. GCC / GCC-High use different clouds/endpoints and may   lack some AI services or policies — *verify cloud-specific availability, endpoints, and pricing*.

# Requirements — AI Landing Zone & Governance (Private Networking, Content Safety, Cost)

These are the solution-specific prerequisites for building the governed AI landing zone. The category baseline — an Azure subscription with AI-service access and Contributor/Owner rights, Entra identity + managed identity + RBAC, private-networking capability, the IaC + Python toolchain and Git, a CI/CD platform with OIDC federation, a data source + classification position, a content- safety / responsible-AI posture, and cost controls/quotas — is covered once in global-requirements-ai.md (G1–G8). Read that first; the items below layer on top of it and are not repeated here.

Each requirement is stated as Description / Why required / How to verify / How to implement if missing.

__________________________________________________

## R1. Elevated deploy scope and role (Owner + User Access Administrator)

Description: The deployment identity has Owner (or **Contributor + User Access

Administrator) at the target subscription (pilot) and, for the Expand stage, the target   management group, plus Resource Policy Contributor** for policy assignments.

Why required: The landing zone creates RBAC role assignments and **policy assignments with

remediation identities**, both of which require rights beyond plain Contributor.

How to verify: Get-AzRoleAssignment -SignInName <you> shows Owner/UAA at the scope; or run

AILZ-Discovery.ps1, which reports your effective role at the target scope. *Verify the exact roles   required for policy remediation in your tenant.*

How to implement if missing: Have an existing Owner grant the role at the subscription (pilot)

and management group (expand). Never use a personal admin account for the pipeline — use a   workload-identity-federated service principal (G5).

## R2. A hub/spoke network design decision (and address plan)

Description: A short, written decision on the hub/spoke topology and a **non-overlapping IP

address plan** — the hub VNet CIDR, the AI spoke CIDR, and the subnet ranges for private endpoints   and the AI workload.

Why required: Private endpoints consume IPs from a subnet; peering requires non-overlapping

address space; DNS is centralized in the hub. Getting the address plan wrong is expensive to unwind   after workloads land.

How to verify: The CIDRs are documented, non-overlapping with existing/peered networks, and

large enough for growth. AILZ-Discovery.ps1 lists existing VNets and their address spaces to check   for overlap.

How to implement if missing: Agree the topology and address plan with networking; set the CIDRs

in main.tf variables. If you already run a platform hub (e.g. an enterprise-scale landing zone),   peer the AI spoke to it rather than creating a new hub. *Verify alignment with your existing   connectivity model.*

## R3. Private DNS strategy for the AI services

Description: A decision on where the private DNS zones live (in this hub, or an existing

central private-DNS subscription) for each AI service you will make private — Azure OpenAI   (privatelink.openai.azure.com), Cognitive/Content-Safety   (privatelink.cognitiveservices.azure.com), AI Search (privatelink.search.windows.net), Key Vault   (privatelink.vaultcore.azure.net), and blob storage (privatelink.blob.core.windows.net).

Why required: Private endpoints only work if the service hostname resolves to the private IP;

that requires the correct private DNS zone linked to the VNet. Duplicating zones that already   exist centrally causes resolution conflicts.

How to verify: Confirm whether central private DNS zones already exist. AILZ-Discovery.ps1

lists private DNS zones in scope.

How to implement if missing: Create the zones in the hub (this package does), or link the AI

spoke/hub to your existing central zones and disable zone creation in main.tf. *Verify the current   privatelink zone names for each service — they occasionally change.*

## R4. Allowed models, regions, and tagging standard (the guardrail inputs)

Description: The written inputs the policy initiative enforces: the allowed Azure regions,

the allowed AI models / model versions, and the required tags (e.g. owner, cost-center,   environment, data-classification).

Why required: The Policy-AllowedRegions-AILZ, Policy-AllowedModels-AILZ, and

Policy-RequireTags-AILZ assignments enforce the lists you set — they do not choose them. The   region list must match data-residency needs; the model list gates which models teams may deploy.

How to verify: The lists are documented and owned by cloud governance. AILZ-Report.ps1 shows

which values the assignments are currently enforcing.

How to implement if missing: Facilitate a short session to agree the lists and set them in the

main.tf variables. *Which regions/models are allowed and which tags are mandatory are governance   and data-residency decisions — the solution enforces what you set, it does not decide for you. Model   and region availability differ by cloud — verify current availability.*

## R5. Resource-provider registration for the AI + networking services

Description: The Azure resource providers for the services in the zone are registered on

the subscription — e.g. Microsoft.CognitiveServices, Microsoft.Network, Microsoft.KeyVault,   Microsoft.OperationalInsights, Microsoft.PolicyInsights, Microsoft.CostManagement, and (where   used) Microsoft.MachineLearningServices / Microsoft.Search.

Why required: terraform apply / what-if fails if a required provider isn't registered on the

subscription.

How to verify: `Get-AzResourceProvider -ListAvailable | Where-Object RegistrationState -eq

'Registered'; or run AILZ-Discovery.ps1`, which flags any unregistered provider the zone needs.

How to implement if missing: Register-AzResourceProvider -ProviderNamespace <ns> for each

missing provider (registration can take a few minutes). *Azure OpenAI / some AI services are   access-gated — verify your subscription has been granted access and the region is available.*

## R6. Terraform remote state ready and encrypted (foundation-critical)

Description: The remote state backend — an Azure Storage account + container, encrypted,

versioned (blob versioning), with access via RBAC/OIDC — from category G4–G5, provisioned   before the landing-zone apply.

Why required: The landing zone is foundational; losing or corrupting its state is a serious

incident. Remote, locked, versioned, encrypted state is mandatory here, not optional.

How to verify: The state storage account/container exist, are encrypted and versioned, and the

backend "azurerm" block in main.tf points at them. terraform init succeeds.

How to implement if missing: Provision the Storage account + container first (a small

bootstrap), enable versioning, configure the backend, and terraform init. Never run the landing   zone on local state.

## R7. The IaC toolchain, pinned, with OIDC to Azure

Description: Terraform CLI (pinned), the azurerm/azapi providers (pinned), **Az

PowerShell modules, and Git, on the workstation/CI, authenticating to Azure via   workload-identity federation (OIDC)** — never a stored client secret (category G2, G5).

Why required: Version drift breaks reproducibility of a foundation everything else depends on;

OIDC removes long-lived secrets from the pipeline.

How to verify: terraform version, az version / Get-Module Az -ListAvailable, and `git

--version` return the pinned/supported builds; the pipeline's Azure service connection uses   workload identity federation (no secret). *Verify current provider/module versions — the Azure   providers and Az modules move fast.*

How to implement if missing: Install and pin the toolchain (required_version,

required_providers), and configure the pipeline's Azure service connection for OIDC. For GCC /   GCC-High, set the correct Azure environment/endpoints — *verify cloud-specific configuration and   service availability*.

## R8. A pilot (non-production) scope and change control

Description: A non-production target for the pilot — a dedicated pilot subscription, resource

group, or management group — and a change-approval process for promoting to production.

Why required: The whole method is non-prod-first with policies in audit mode; you need a

safe scope to apply into and observe before enforcing guardrails and expanding.

How to verify: A non-prod scope exists and the pipeline's approval gate (environment check) is

configured. AILZ-Discovery.ps1 confirms the target scope.

How to implement if missing: Designate a pilot scope and configure the Azure Pipelines

Environment approval so apply cannot run without a human approver. Production apply is the   customer's change-approval decision.

# Global Requirements — AI (category-level)

These requirements apply to every solution in the AI category (building and operating custom AI on Azure — Azure OpenAI / AI Foundry, RAG, Azure ML / MLOps, AI landing zones, content safety). Published once at the category level so listings stay small. Confirm before deploying any AI solution. Each entry: Description / Why / Verify / Implement-if-missing.

Custom AI touches sensitive data and can emit harmful or ungrounded output. Deploy private-by-default (no public endpoints, keyless auth), ground and permission-trim on your own data, put safety guardrails in front of generation, and pilot in non-production before production — content-acceptability and AI-use-policy decisions belong to the customer's legal / trust-and-safety / compliance functions, not this guide.

## G1. Azure subscription with AI service access and rights

Description: An Azure subscription with access to the required AI services (Azure OpenAI / AI Foundry, Azure AI Search, Azure Machine Learning, Azure AI Content Safety) and Contributor/Owner at the deployment scope. Why: These solutions create and configure real, billable Azure AI resources. Verify: az account show succeeds; the AI resource providers are registered and the region is available. *Azure OpenAI/model access and regions vary — verify current availability in your subscription.* Implement: Obtain the subscription/role; request access to the gated AI services where required; pick a supported region.

## G2. Entra identity, managed identity, and RBAC

Description: Entra ID identities plus managed identities for keyless service-to-service auth. Why: Keys leak; AI services should authenticate via managed identity + RBAC (least privilege). Verify: Managed identities can be assigned and the needed data-plane roles exist (e.g. Cognitive Services OpenAI User, Search Index Data Reader). Implement: Enable managed identity on the compute/app; assign least-privilege data-plane roles; store any unavoidable secret in Key Vault.

## G3. Private networking capability

Description: A VNet with the ability to create private endpoints and private DNS for the AI services. Why: Public endpoints are a data-exfiltration surface; enterprise AI is private-by-default. Verify: The VNet/subnets and Private DNS zones exist or can be created; public access can be disabled. Implement: Provision the VNet, subnets, and Private DNS; plan private endpoints per service (see the AI landing-zone solution).

## G4. IaC + Python tooling and source control

Description: Terraform/Bicep, the Azure CLI, Python 3.x with the relevant Azure AI SDKs, and Git. Why: AI platforms are delivered as versioned code (infra + pipelines + app), so they are reproducible and reviewable. Verify: az version, terraform version/az bicep version, python --version, and git --version return supported builds. *Verify current SDK/provider versions — the AI SDKs move fast.* Implement: Install and pin the toolchain; store all config in Git.

## G5. CI/CD platform

Description: A pipeline (GitHub Actions / Azure DevOps) with OIDC/workload-identity federation to Azure. Why: Infra, model, and app deployments must run through an auditable, approval-gated pipeline — not a laptop. Verify: The pipeline can authenticate to Azure via OIDC and run a plan/deploy step. Implement: Configure the service connection with workload-identity federation; scope its rights.

## G6. Data source and classification (for data-grounded solutions)

Description: The private data to ground on (documents, databases) with a known permission/ACL model, and a sensitivity-classification position. Why: RAG must respect source permissions (permission-trimming) and must not expose sensitive data through AI. Verify: The data source, its access model, and applicable sensitivity labels are known. Run the solution's discovery script. Implement: Inventory the data and its ACLs; align sensitivity labeling (see the Purview solutions). *Data-classification determinations are the compliance team's decision.*

## G7. Content-safety and responsible-AI posture

Description: An organizational position on acceptable AI content, safety thresholds, and responsible-AI review. Why: Generative AI can emit harmful/ungrounded output and be jailbroken; the organization must define guardrails and review. Verify: A responsible-AI / acceptable-use policy exists; content-safety is enabled where generation occurs. Implement: Adopt an RAI/acceptable-use policy and enable content safety (see the content-safety solution). *Acceptable-content and RAI determinations are the customer's legal / trust-and-safety decision.*

## G8. Cost controls and quotas

Description: Budgets, alerts, and per-service quotas (e.g. Azure OpenAI TPM) appropriate to the workload. Why: AI services bill on tokens/compute; unmanaged usage causes bill shock. Verify: Budgets/alerts exist and quotas are set for the deployed services. Implement: Set budgets, cost alerts, and quotas/rate limits before broad rollout. *Spend limits are the customer's business decision.*

__________________________________________________

The deployment model (all solutions): Assess -> Configure -> Pilot -> Validate -> Expand.

# Implementation — AI Landing Zone & Governance (Private Networking, Content Safety, Cost)

This is the exact, ordered build. Every object you create is named with the convention <purpose>-ailz-<scope/service>-<stage> (resources) or Policy-<Control>-AILZ (policy assignments), and the same name is reused in later steps, testing, and the IaC. Everything is plan/what-if-first: terraform plan (or ARM what-if) precedes every apply, and you apply to a non-production scope before production, with the policy guardrails in audit (DoNotEnforce) mode until validated.

Before you start: confirm the elevated deploy role (R1), the address plan (R2), the private-DNS strategy (R3), the allowed regions/models/tags (R4), provider registration (R5), the encrypted remote state backend (R6), the pinned OIDC toolchain (R7), and a non-prod scope (R8). Sign in with a workload-identity-federated pipeline identity — never a client secret on a laptop (category G2, G5).

Named objects created in this guide (verbatim — reused everywhere):

| Object | Name | What it is |
| --- | --- | --- |
| Resource group (hub) | rg-ailz-hub-platform | Hub network + private DNS + platform services |
| Resource group (AI spoke, pilot) | rg-ailz-spoke-nonprod | Pilot AI workload spoke |
| Hub VNet | vnet-ailz-hub-platform | Central connectivity + DNS |
| Spoke VNet | vnet-ailz-spoke-nonprod | AI workload network (pilot) |
| Subnet (private endpoints) | snet-ailz-privateendpoints | Holds the AI-service private endpoints |
| Subnet (AI workload) | snet-ailz-aiworkload | Compute/app that calls the AI services |
| VNet peering | peer-ailz-hub-to-spoke / peer-ailz-spoke-to-hub | Hub ⇄ spoke peering |
| Private DNS zone (OpenAI) | privatelink.openai.azure.com | Resolves Azure OpenAI to private IP |
| Private DNS zone (Cognitive/Content-Safety) | privatelink.cognitiveservices.azure.com | Resolves Cognitive Services / Content Safety |
| Private DNS zone (AI Search) | privatelink.search.windows.net | Resolves Azure AI Search |
| Private DNS zone (Key Vault) | privatelink.vaultcore.azure.net | Resolves Key Vault |
| Private DNS zone (blob) | privatelink.blob.core.windows.net | Resolves blob storage |
| Private endpoint (OpenAI) | pep-ailz-openai-nonprod | Private endpoint for the AI service |
| Private endpoint (Key Vault) | pep-ailz-keyvault-nonprod | Private endpoint for Key Vault |
| Key Vault | kv-ailz-nonprod-<suffix> | Secrets store (private, RBAC — globally unique name) |
| Log Analytics workspace | log-ailz-platform | Diagnostics + usage/workbook backing store |
| Managed identity (workload) | id-ailz-aiworkload-nonprod | Keyless identity for the AI workload |
| Policy initiative | AILZ-AI-Guardrails-Initiative | The grouped guardrail set |
| Policy assignment (regions) | Policy-AllowedRegions-AILZ | Restrict resource locations to the allow-list |
| Policy assignment (models) | Policy-AllowedModels-AILZ | Restrict Azure OpenAI model deployments |
| Policy assignment (private-only) | Policy-PrivateOnly-AILZ | Deny public network access on AI services |
| Policy assignment (content-safety) | Policy-ContentSafetyOn-AILZ | Audit/enforce content-safety posture |
| Policy assignment (tagging) | Policy-RequireTags-AILZ | Require the mandatory tags |
| Budget | Budget-AILZ-Platform | Cost budget + alert thresholds |
| Cost action group | ag-ailz-cost-alerts | Notifies owners on budget thresholds |
| Usage workbook | Workbook-AILZ-AIUsage | Token/resource usage dashboard |
| RBAC role assignment | Cognitive Services OpenAI User → id-ailz-aiworkload-nonprod | Keyless data-plane access |

__________________________________________________

## Phase 0 — Assess (read-only, changes nothing)

### Step 0.1 — Confirm identity, scope, and providers

Sign in and confirm you are at the pilot subscription with the elevated role (R1):

Connect-AzAccount
   Set-AzContext -Subscription "<pilot-subscription-id>"

Run the discovery helper:

./AILZ-Discovery.ps1 -SubscriptionId "<pilot-subscription-id>"

It reports: your effective role at the scope (expect Owner/UAA — R1), registered vs missing    resource providers (R5), existing VNets and address spaces (to check overlap — R2), existing    private DNS zones (R3), current policy assignments, any Key Vault, and — importantly —    any existing AI (Cognitive Services) resources with public network access ON. Read-only —    it calls only Get/List cmdlets.

### Step 0.2 — Confirm remote state and toolchain

terraform version, az version (or Get-Module Az -ListAvailable), and git --version return

the pinned/supported builds (R7).

terraform init succeeds against the remote state backend (R6) — the Azure Storage account +

container, encrypted and versioned. Confirm the pipeline's Azure service connection uses OIDC /    workload identity federation, not a stored secret.

__________________________________________________

## Phase 1 — Configure (author the landing zone as code; nothing applied yet)

### Step 1.1 — Set the variables

Open main.tf (and its variables/terraform.tfvars) and set:

location and allowed_regions — your agreed region allow-list (R4).

allowed_models — your agreed Azure OpenAI model/version allow-list (R4).

required_tags — your mandatory tag keys (R4).

hub_address_space, spoke_address_space, and the two subnet prefixes for

snet-ailz-privateendpoints and snet-ailz-aiworkload (R2) — non-overlapping.

create_private_dns_zones — true to create the zones in the hub, or false to link to your

existing central zones (R3).

Confirm the object names match the table above (or your agreed convention).

### Step 1.2 — Review the plan (no apply)

Generate and read the plan — this is the single most important review gate. In the pipeline

this is the terraform plan stage in azure-pipelines.yml; locally:

terraform plan -out ailz.plan

Confirm the plan will create: rg-ailz-hub-platform + rg-ailz-spoke-nonprod, the two VNets +    subnets + peer-ailz-* peerings, the five privatelink.* DNS zones (if enabled) linked to the    VNets, pep-ailz-openai-nonprod + pep-ailz-keyvault-nonprod, kv-ailz-nonprod-<suffix> (with    public access disabled), log-ailz-platform, id-ailz-aiworkload-nonprod + its RBAC    assignment, the AILZ-AI-Guardrails-Initiative and its five Policy-*-AILZ assignments in    `DoNotEnforce` (audit) mode, and Budget-AILZ-Platform + ag-ailz-cost-alerts — and nothing    unexpected (no deletions of existing infrastructure).

Commit the code and the plan output for review/approval (category G5, G8).

__________________________________________________

## Phase 2 — Pilot (apply to a non-production scope first, policies in audit)

### Step 2.1 — Apply the network, private endpoints, identity, and Key Vault

In the pipeline, run the plan → approval → apply flow (azure-pipelines.yml). The apply

stage runs only after the Environment approval gate is satisfied; it re-plans and applies    ailz.plan. It targets the pilot scope (rg-ailz-spoke-nonprod / the pilot subscription).

Confirm kv-ailz-nonprod-<suffix> has public network access = Disabled and is reached via

pep-ailz-keyvault-nonprod; confirm id-ailz-aiworkload-nonprod holds the Cognitive Services    OpenAI User role (keyless).

### Step 2.2 — Assign the policy initiative in AUDIT (DoNotEnforce) mode

The AILZ-AI-Guardrails-Initiative and its five assignments (Policy-AllowedRegions-AILZ,

Policy-AllowedModels-AILZ, Policy-PrivateOnly-AILZ, Policy-ContentSafetyOn-AILZ,    Policy-RequireTags-AILZ) are created with enforcement_mode = "DoNotEnforce" — they    report non-compliance but do not block anything yet. This is deliberate: observe impact    before enforcing.

Wait for the first compliance evaluation (it is not instant — *verify current evaluation timing*),

then review results with AILZ-Report.ps1. *Some built-in AI policy definitions may be preview or    absent in your cloud — the initiative flags any that could not be assigned; verify availability.*

### Step 2.3 — Place a test AI service and set content-safety + budget

Deploy one pilot AI service (e.g. an Azure OpenAI / Cognitive Services account) into

rg-ailz-spoke-nonprod, public access disabled, reached via pep-ailz-openai-nonprod, with    the content-safety default in place. (Deploying and hardening the AI service in depth is the    companion *Secure AI Foundry / OpenAI Deployment* solution — here you place one to prove the zone.)

Confirm Budget-AILZ-Platform is set with alert thresholds (e.g. 50/80/100%) wired to

ag-ailz-cost-alerts, and that Workbook-AILZ-AIUsage shows the pilot resource.

__________________________________________________

## Phase 3 — Validate

Run the validation helper:

./AILZ-Validate.ps1 -SubscriptionId "<pilot-subscription-id>"

It checks the pass/fail gates in 05-testing.md: VNets/peering/subnets exist, the private DNS    zones are linked, the AI service and Key Vault have public access disabled and resolve to    private IPs, the workload uses managed identity (no keys), the AILZ-AI-Guardrails-    Initiative is assigned and reporting (audit), the content-safety default is present, and    Budget-AILZ-Platform exists with thresholds. It also runs a private-resolution probe    (read-only) confirming the AI hostname resolves to a private IP.

Run the posture + cost report and review with governance:

./AILZ-Report.ps1 -SubscriptionId "<pilot-subscription-id>"

It summarizes private-endpoint coverage, policy compliance (what would be denied once enforced),    budget status, and current AI spend. Do not enforce or expand until the gates pass.

__________________________________________________

## Phase 4 — Expand

Flip the guardrails from audit to enforce. Once the compliance report shows the estate is clean

(or the exceptions are understood and excepted), change the assignments' enforcement_mode from    DoNotEnforce to `Default` (enforced) — Policy-PrivateOnly-AILZ, Policy-AllowedRegions-AILZ,    Policy-AllowedModels-AILZ, and Policy-RequireTags-AILZ now Deny non-compliant    creates/updates. Plan → review → apply as always.

Extend the scope. Move the initiative assignment from the pilot subscription up to the target

management group so all AI workloads inherit the guardrails. Peer additional AI spokes to    vnet-ailz-hub-platform.

Institutionalize plan → review → apply. Every future change to the network, policy, RBAC, or

cost controls goes through terraform plan / what-if, review, and approval — never portal    click-ops.

Set the stage for the next layers. With the zone governed, deploy the companion *Secure Azure

OpenAI / AI Foundry*, *Enterprise RAG*, *MLOps*, and *Content Safety & Responsible-AI* solutions    into it.

__________________________________________________

## Rollback / safe-off

Because everything was plan/what-if-first and non-prod-first, most missteps are caught in plan

before they apply. Keep every apply small and reviewed.

A policy is denying something it shouldn't: the guardrails ship in audit mode for exactly

this reason. If you already enforced, set the assignment's enforcement_mode back to   DoNotEnforce (or scope an exemption via an Azure Policy exemption for the specific resource),   re-apply, and investigate. Never enforce a broad Deny estate-wide before validating in audit.

Terraform-managed objects: terraform destroy (scoped, plan-first) removes what Terraform

created — but do not destroy the network, private DNS, or Key Vault casually; other workloads   may already depend on them. Treat destroy as a deliberate, reviewed action, and remember Key Vault   soft-delete/purge-protection may retain the vault.

Break-glass: keep an owner-level break-glass identity exempt from any deny policy that could

lock out administration, and validate you can still manage the scope after enforcing.

Remote state is your source of truth and rollback point — protect and version it (R6).

# Testing & Validation — AI Landing Zone & Governance (Private Networking, Content Safety, Cost)

Validate the landing zone against explicit pass/fail gates before you enforce the policy guardrails or expand beyond the pilot scope. Run the helpers and walk the manual checks. Do not proceed to Expand until every gate passes. The automated gates are produced by AILZ-Validate.ps1; posture and cost evidence come from AILZ-Report.ps1; readiness from AILZ-Discovery.ps1; and every change went through the plan/what-if-first pipeline azure-pipelines.yml (with main.tf as the source of truth).

Each gate lists What good looks like / How to test / If it fails.

__________________________________________________

## Gate 1 — The hub/spoke network and peering exist

What good looks like: vnet-ailz-hub-platform and vnet-ailz-spoke-nonprod exist with the

agreed CIDRs, snet-ailz-privateendpoints and snet-ailz-aiworkload subnets are present, and   peer-ailz-hub-to-spoke / peer-ailz-spoke-to-hub are Connected.

How to test: AILZ-Validate.ps1 lists the VNets, subnets, and peering state.

If it fails: Re-check the address plan (R2) for overlap and re-apply the network resources

(Phase 2); peering fails if address spaces overlap.

## Gate 2 — Private DNS zones exist and are linked to the VNets

What good looks like: The five privatelink.* zones are present (or your central zones are

linked) and each is VNet-linked to the hub/spoke.

How to test: AILZ-Validate.ps1 lists the private DNS zones and their VNet links.

If it fails: Create or link the zones (R3); an unlinked zone means the private hostname won't

resolve to the private IP. *Verify the current privatelink zone names.*

## Gate 3 — AI service and Key Vault are private (public access disabled)

What good looks like: The pilot AI (Cognitive Services / OpenAI) account and

kv-ailz-nonprod-<suffix> have public network access = Disabled, each with a private endpoint   (pep-ailz-openai-nonprod, pep-ailz-keyvault-nonprod) in snet-ailz-privateendpoints.

How to test: AILZ-Validate.ps1 checks publicNetworkAccess = Disabled and lists the private

endpoints and their connection state.

If it fails: Disable public access and add/repair the private endpoint (Phase 2). A service with

public access ON is the exact risk this zone removes.

## Gate 4 — The AI hostname resolves to a private IP

What good looks like: From inside the spoke, the AI service's hostname

(<name>.openai.azure.com) resolves to a private IP in snet-ailz-privateendpoints, not a   public one.

How to test: AILZ-Validate.ps1 runs a read-only private-resolution probe (a DNS lookup /

private-endpoint DNS-record check) and reports the resolved address. *The probe is read-only and   designed to be safe — verify it suits your environment; running it from outside the VNet will not   see the private record.*

If it fails: Confirm the private DNS zone is linked (Gate 2) and the private endpoint's DNS

A-record exists; fix the zone/VNet link.

## Gate 5 — The workload authenticates keyless (managed identity + RBAC)

What good looks like: id-ailz-aiworkload-nonprod holds the Cognitive Services OpenAI User

(and, for secrets, Key Vault Secrets User) role at the correct scope, and no API keys are used   in workload config.

How to test: AILZ-Validate.ps1 lists the managed identity's role assignments and flags the

presence of a keyless path.

If it fails: Assign the least-privilege data-plane role to the managed identity and remove any

key usage (category G2).

## Gate 6 — The policy initiative is assigned and reporting (audit mode)

What good looks like: AILZ-AI-Guardrails-Initiative is assigned at the pilot scope with its

five Policy-*-AILZ assignments in `DoNotEnforce` (audit) mode, and a compliance evaluation   has produced results.

How to test: AILZ-Validate.ps1 confirms the assignment exists, its enforcement mode is

DoNotEnforce, and AILZ-Report.ps1 shows per-policy compliance. *Any definition that is preview/   absent in your cloud is flagged as not-assigned — verify availability.*

If it fails: Re-assign the initiative (Step 2.2); wait for evaluation; investigate any policy

that failed to assign (definition may be unavailable in your cloud).

## Gate 7 — Content-safety default and responsible-AI posture are in place

What good looks like: The content-safety posture is applied at the platform (the

Policy-ContentSafetyOn-AILZ assignment reports it, and the pilot AI service has the content-safety   default), pending the deeper configuration in the companion Content-Safety solution.

How to test: AILZ-Validate.ps1 checks the content-safety policy assignment and the pilot

service's content-safety signal. *Content-safety features / some responsible-AI tooling may be   preview — verify current availability. Acceptable-content thresholds are the customer's trust-and-   safety decision.*

If it fails: Confirm the content-safety default is enabled and the policy assignment is present;

defer threshold decisions to the customer's trust-and-safety function.

## Gate 8 — Budget, alerts, and usage dashboard exist

What good looks like: Budget-AILZ-Platform exists with alert thresholds wired to

ag-ailz-cost-alerts, and Workbook-AILZ-AIUsage shows the pilot AI spend.

How to test: AILZ-Validate.ps1 confirms the budget and thresholds; AILZ-Report.ps1 shows

current spend vs budget and the usage workbook.

If it fails: Create the budget + action group and confirm the workbook's Log Analytics source

(log-ailz-platform). *Spend thresholds are the customer's FinOps decision.*

## Gate 9 — Every change was plan/what-if-first and state is protected

What good looks like: No portal click-ops changed the foundation; each apply followed a reviewed

terraform plan behind the pipeline's approval gate; remote state is encrypted, versioned, and   locked.

How to test: Confirm the pipeline's plan/approval/apply history and that apply required the

Environment approval; confirm the state backend is an encrypted, versioned Azure Storage container.

If it fails: Bring drift back under Terraform (terraform plan shows drift), stop out-of-band

portal changes, and protect the state backend (R6).

__________________________________________________

### Validation summary

| Gate | Check | Pass condition |
| --- | --- | --- |
| 1 | Hub/spoke + peering | VNets/subnets exist; peerings Connected |
| 2 | Private DNS linked | Five privatelink.* zones VNet-linked |
| 3 | AI + Key Vault private | publicNetworkAccess=Disabled + private endpoints |
| 4 | Private resolution | AI hostname resolves to a private IP |
| 5 | Keyless identity | Managed identity holds data-plane roles; no keys |
| 6 | Policy initiative reporting | Assigned in DoNotEnforce; compliance produced |
| 7 | Content-safety default | Content-safety assignment + service default present |
| 8 | Budget + usage | Budget-AILZ-Platform + Workbook-AILZ-AIUsage exist |
| 9 | Plan-first + state protected | Reviewed plans; encrypted/locked remote state |

All nine gates pass ⇒ proceed to Expand (flip policies to enforce, extend to the management group). Any fail ⇒ stay in the pilot scope, keep policies in audit, and remediate the gate first.

# Troubleshooting — AI Landing Zone & Governance (Private Networking, Content Safety, Cost)

The common failure modes, each as symptom → cause → fix. Most issues are DNS/private-endpoint wiring, policy scope/mode, or OIDC/state — not a broken service.

__________________________________________________

## 1. The AI (or Key Vault) hostname still resolves to a PUBLIC IP

Symptom: From inside the spoke, <name>.openai.azure.com (or the vault hostname) resolves to a

public address; AILZ-Validate.ps1 Gate 4 is not PASS.

Cause: The privatelink.* private DNS zone isn't linked to the VNet, or the private

endpoint's DNS A-record wasn't created — so the public CNAME wins.

Fix: Confirm the correct zone (e.g. privatelink.openai.azure.com) is VNet-linked to both

hub and spoke (Gate 2), and the private endpoint has a private_dns_zone_group. If you use central   DNS zones (R3), set create_private_dns_zones = false and link there instead. *Verify the current   privatelink zone name for the service.* Run the probe from inside the VNet — from outside you'll   always see the public record.

## 2. `terraform apply` — VNet peering fails

Symptom: peer-ailz-hub-to-spoke / peer-ailz-spoke-to-hub won't reach Connected.

Cause: Overlapping address space between the hub and spoke (or with an already-peered

network), or only one side of the peering was created.

Fix: Re-check the address plan (R2) — hub and spoke CIDRs must not overlap each other or any

peered network; AILZ-Discovery.ps1 lists existing VNet address spaces. Both peering directions must   exist. Re-apply.

## 3. Private endpoint stuck in "Pending" approval

Symptom: pep-ailz-openai-nonprod / pep-ailz-keyvault-nonprod shows connection state

Pending, and traffic doesn't flow.

Cause: The target resource is in a different subscription/tenant or has **manual private-

endpoint approval** enabled, so the connection needs an owner to approve it.

Fix: Approve the private-endpoint connection on the target resource (or set

is_manual_connection = false when you own both sides). Confirm the connection state is   Approved.

## 4. A policy is blocking legitimate work after you enforced it

Symptom: After flipping a guardrail to enforce, valid deployments are denied (wrong region,

a model you meant to allow, a missing tag).

Cause: The allow-lists (Policy-AllowedRegions-AILZ, Policy-AllowedModels-AILZ) or the

required-tag set don't match reality, or you enforced before validating in audit.

Fix: The guardrails ship in audit (DoNotEnforce) mode for exactly this reason. Set the

assignment's enforcement_mode back to DoNotEnforce, correct the allow-lists (R4), review the   compliance report (AILZ-Report.ps1), and re-enforce. For a one-off legitimate exception, create a   scoped Azure Policy exemption rather than weakening the policy.

## 5. A guardrail policy definition "doesn't exist" / can't be assigned

Symptom: terraform apply errors that a policy definition ID isn't found, or a guardrail

(private-only / allowed-models / content-safety) didn't make it into the initiative.

Cause: The built-in definition is preview, renamed, or absent in your cloud (definitions

differ between Commercial and GCC/GCC-High and evolve over time).

Fix: Get-AzPolicyDefinition | Where-Object {$_.Properties.DisplayName -like '*<term>*'} to find

the current definition, put the verified ID into the local.guardrail_definition_ids map in   main.tf (an empty value drops that reference so the initiative still assigns). If no built-in fits,   author a custom definition. *Verify current AI/content-safety policy availability for your cloud.*

## 6. The pipeline can't authenticate to Azure (OIDC)

Symptom: terraform init/plan fails with an auth error; the service connection can't get a

token.

Cause: The ARM service connection isn't configured for workload identity federation, the

federated-credential subject doesn't match the pipeline, or the identity lacks rights at the scope   (R1).

Fix: Recreate the service connection using workload identity federation (OIDC), confirm the

federated credential's subject matches the pipeline/environment, and grant the identity Owner or   Contributor + User Access Administrator at the target scope. Never fall back to a stored client   secret.

## 7. `terraform init` fails on the backend / state is local

Symptom: init errors on the azurerm backend, or state is sitting on the laptop.

Cause: The remote-state Storage account/container isn't provisioned or the backend "azurerm"

block isn't filled in (R6).

Fix: Bootstrap the encrypted, versioned Storage account + container first, fill in the

backend block (with use_oidc = true), and terraform init. Never run the foundation on local   state.

## 8. The workload gets 401/403 calling the AI service (keyless)

Symptom: The app authenticates with managed identity but is denied by Azure OpenAI / the

vault.

Cause: The data-plane RBAC role isn't assigned (or not at the right scope), or RBAC

propagation hasn't completed. Key-based auth may also be disabled (as intended) while the role is   missing.

Fix: Confirm id-ailz-aiworkload-nonprod holds Cognitive Services OpenAI User at the AI

resource scope (and Key Vault Secrets User on the vault), then wait for propagation. Data-plane   roles are distinct from control-plane Contributor. AILZ-Validate.ps1 Gate 5 lists the identity's   roles.

## 9. Budget exists but no alerts arrive

Symptom: Budget-AILZ-Platform is set but owners never get notified as spend climbs.

Cause: The action group (ag-ailz-cost-alerts) has no receivers (the

budget_alert_emails variable was left empty), or the notification thresholds aren't wired to it.

Fix: Set budget_alert_emails and confirm the budget's notifications reference

ag-ailz-cost-alerts. *Cost data can lag — verify current billing latency; spend thresholds are the   customer's FinOps decision.*

## 10. GCC / GCC-High: a service, policy, or model isn't available

Symptom: A resource, policy definition, or model that works in Commercial fails or is missing in

a government cloud.

Cause: Feature, policy, model, and region parity differs by cloud; some AI services and

content-safety features aren't yet in GCC/GCC-High.

Fix: Sign in with the correct environment (`Connect-AzAccount -Environment

AzureUSGovernment`), set the matching endpoints in the provider/backend, and verify availability   per service before you plan. Substitute a supported region/model where needed. *Verify cloud-specific   availability, endpoints, and pricing.*

## 11. Unexpected foundation cost

Symptom: Bills climb after the landing zone goes in, before any real workload.

Cause: Private endpoints, Log Analytics ingestion/retention, Key Vault operations, and

any AI services placed in the zone all bill, and cost scales with traffic and workloads.

Fix: Right-size Log Analytics retention (log-ailz-platform), review spend per resource group

with AILZ-Report.ps1, and set quotas (e.g. Azure OpenAI tokens-per-minute). *Verify current Azure   pricing for your cloud — pricing changes. Cost trade-offs are a customer FinOps decision.*

# Best Practices — AI Landing Zone & Governance (Private Networking, Content Safety, Cost)

Keep-it-clean guidance for a governed AI landing zone that stays private, safe, budgeted, and reproducible over time.

## Treat the landing zone as code, always

No portal click-ops on the foundation. The network, private DNS, private endpoints, Key Vault,

RBAC, policy, and cost controls change through terraform plan / what-if → review → apply   (azure-pipelines.yml), in version control. A foundation changed by hand is a foundation no one can   reproduce or audit.

Plan/what-if-first, non-prod-first. Read every plan before applying, and apply to the pilot

scope before production. The plan is your safety net — use it.

Protect the state like production data. Remote, encrypted, versioned, locked state (R6) is the

source of truth for the whole AI estate; losing it is an incident. Restrict who can touch the state   backend.

## Private by default — close the internet path

Public access OFF, private endpoints ON. Every AI service, Key Vault, and storage account in the

zone has public network access disabled and is reached over a private endpoint. If a service can   be reached from the internet, it is not in the landing zone's posture.

Get DNS right or nothing resolves. The private endpoint is only useful if the service hostname

resolves to its private IP — keep the privatelink.* zones linked to the VNets and prefer your   organization's central private DNS if one exists, rather than duplicating zones. *Verify current   privatelink zone names.*

One hub, many spokes. Centralize DNS and connectivity in vnet-ailz-hub-platform; peer each new

AI workload spoke to it, rather than each team rebuilding networking.

## Guardrails: audit first, then enforce — and keep the exits open

Simulate before you enforce. Assign the AILZ-AI-Guardrails-Initiative in **DoNotEnforce

(audit) mode, read the compliance report, understand the impact, then flip to enforce (Deny)**.   Never enforce a broad deny estate-wide before validating in audit.

Enforce what you decided, not more. Policy-AllowedRegions-AILZ, Policy-AllowedModels-AILZ,

Policy-PrivateOnly-AILZ, and Policy-RequireTags-AILZ enforce the lists you set (R4) — the   solution doesn't choose your regions, models, or tags.

Never lock out administration. Keep an owner-level break-glass identity exempt from any deny

policy that could block management, and confirm you can still operate the scope after enforcing. Use   scoped Azure Policy exemptions for legitimate exceptions rather than weakening the policy.

Fewer, clearer policies. A handful of well-named guardrails beats a sprawl of overlapping

assignments — keep the initiative legible. *Built-in AI policy definitions evolve and some are   preview — verify availability before relying on an effect.*

## Keyless identity over keys, every time

Managed identity + RBAC, not API keys. Give the workload (id-ailz-aiworkload-nonprod)

least-privilege data-plane roles (e.g. *Cognitive Services OpenAI User*, *Key Vault Secrets User*).   Keys are the single biggest AI credential-leak vector — remove them.

Key Vault for the unavoidable secret only, and privately. Reach Key Vault over its private

endpoint, grant access via RBAC, and keep purge-protection on. Don't put secrets in code, pipeline   variables in plaintext, or app config.

## Safety and cost are platform defaults, not afterthoughts

Content safety on at the platform. New AI workloads should inherit content-safety defaults, not

each team deciding — the deeper tuning (prompt shields, jailbreak detection, RAI review) is the   companion Content-Safety solution. *Acceptable-content thresholds and the AI-use policy are the   customer's trust-and-safety / legal decision, not this guide's.*

Budget and quota before rollout. Set Budget-AILZ-Platform thresholds and per-service quotas

(e.g. Azure OpenAI tokens-per-minute) before workloads scale. Watch Workbook-AILZ-AIUsage.   *Spend limits are the customer's FinOps decision; verify current AI pricing — it changes.*

## Mind the cost of the foundation itself

The zone is billable. Private endpoints, Log Analytics ingestion, Key Vault operations, and any

AI services placed in the zone all cost money, and cost scales with workloads and traffic.   Right-size Log Analytics retention and review spend per resource group. *Verify current Azure pricing   for your cloud (Commercial vs GCC/GCC-High) before you scale.*

## Where to go next

With the governed AI landing zone in place, the natural next steps in this catalog are:

Secure Azure AI Foundry / OpenAI Deployment — deploy and harden the AI service itself into

this zone (private, keyless, content-safety-on) now that the foundation exists.

Enterprise RAG Platform (Azure AI Search, private data) — ground AI on your permission-trimmed

data using the private network and identity baseline this zone provides.

Azure AI Content Safety & Responsible-AI Guardrails — take the platform content-safety default

and configure it in depth (prompt shields, jailbreak detection, RAI review workflow).

MLOps (Azure Machine Learning pipelines, registry, monitoring) — operationalize custom models on

the same governed base.

Azure Security Baseline & Governance — apply the same governed-foundation discipline to the

broader Azure estate for a consistent posture.

# Deliverables Summary — AI Landing Zone & Governance (Private Networking, Content Safety, Cost)

Everything included in this solution, and what each piece is for.

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary (executive-summary.md) | One-page business framing: the AI-sprawl problem (public endpoints, no guardrails, keys, bill shock), the governed AI landing zone solution, and the boundary (foundation only; secure AI deployment / RAG / MLOps / content-safety-in-depth are separate; plan-first, production apply and AI-use policy are the customer's decisions). |
| Solution Overview (01-solution-overview.md) | What it is, how the technology works (landing zone, hub/spoke, private endpoints + private DNS, Azure Policy initiatives + audit-first, managed identity + RBAC, Key Vault, content-safety defaults, cost management), the Assess→Configure→Pilot→Validate→Expand model, scope, out-of-scope, and connections used. |
| Requirements (02-requirements.md) | Solution-specific prerequisites (elevated deploy role, hub/spoke + address plan, private-DNS strategy, allowed regions/models/tags, provider registration, encrypted remote state, the pinned OIDC toolchain, a non-prod scope) — layered on the shared global-requirements-ai.md (G1–G8). |
| Implementation (03-implementation.md) | Exact, ordered build: discover state, author the zone as code, plan/what-if-first apply of network/private-endpoints/identity/Key Vault/policy(audit)/budget to a non-prod scope, place a pilot AI service, validate private+keyless+guardrailed, then flip policies to enforce and expand to the management group — every object named, with rollback. |
| Testing & Validation (05-testing.md) | Nine pass/fail gates from hub/spoke+peering, private DNS, public-access-disabled, private-resolution, keyless identity, policy-reporting-in-audit, content-safety default, budget+usage, through plan-first-with-protected-state, referencing the helpers by name. |
| Troubleshooting (06-troubleshooting.md) | The common failure modes (private hostname resolving public, peering fails on overlap, private-endpoint approval pending, policy blocking legitimate work, definition unavailable/preview, OIDC/state failures, keyless 401, budget silent, GCC/GCC-High gaps, foundation cost) as symptom → cause → fix. |
| Best Practices (07-best-practices.md) | Foundation-as-code, private-by-default, audit-then-enforce-and-keep-exits-open, keyless-over-keys, safety-and-cost-as-defaults, mind-the-cost — plus where to go next in the catalog. |

## Infrastructure-as-Code + helpers (5)

The core is real Terraform; the pipeline is plan/what-if-first and approval-gated; the helpers are read-only. Nothing uses secrets — everything authenticates via workload-identity federation (OIDC) / interactive Connect-AzAccount (never a client secret in code). *Verify current provider/ module versions, built-in policy-definition availability (some AI/content-safety definitions may be preview or absent), privatelink zone names, model/region availability, and pricing for your cloud (Commercial vs GCC/GCC-High).*

| File | Type | What it does |
| --- | --- | --- |
| main.tf | Terraform (plan-first) | Declares the AI landing zone as code: hub/spoke VNets + peering, the five privatelink.* DNS zones (linked), the OpenAI + Key Vault private endpoints, kv-ailz-nonprod-<suffix> (public access disabled), log-ailz-platform, id-ailz-aiworkload-nonprod + RBAC, the AILZ-AI-Guardrails-Initiative and its five Policy-*-AILZ assignments in DoNotEnforce (audit) mode, and Budget-AILZ-Platform + ag-ailz-cost-alerts. Applied only through the pipeline. |
| azure-pipelines.yml | YAML pipeline (plan-first, approval-gated) | The only sanctioned way to apply main.tf: fmt/validate → plan (changes nothing, publishes the plan artifact) → Environment approval gate → apply the reviewed plan (non-prod first, never on a PR) → read-only validate. Authenticates via OIDC. |
| AILZ-Discovery.ps1 | Read-only (Az PowerShell) | Inventories current state: effective role, registered/missing providers, existing VNets + address spaces (overlap check), private DNS zones, policy assignments, Key Vaults, and any AI service with public access ON. Calls only Get/List. |
| AILZ-Validate.ps1 | Read-only (Az PowerShell) | Runs the 05-testing.md gates as PASS/FAIL/MANUAL: hub/spoke+peering, private DNS, public-access-disabled, a private-resolution DNS probe, keyless identity, policy assigned+audit, content-safety default, and budget — with a non-zero exit on hard failure. |
| AILZ-Report.ps1 | Read-only (Az PowerShell) | Posture + cost snapshot for governance/FinOps: private-endpoint coverage, guardrail compliance (what would be denied once enforced), budget vs actual spend, and AI spend by service. |

## Named objects (verbatim — used across docs, IaC, and tests)

Resource groups: rg-ailz-hub-platform, rg-ailz-spoke-nonprod

Network: vnet-ailz-hub-platform, vnet-ailz-spoke-nonprod, snet-ailz-privateendpoints,

snet-ailz-aiworkload, peer-ailz-hub-to-spoke, peer-ailz-spoke-to-hub

Private DNS zones: privatelink.openai.azure.com, privatelink.cognitiveservices.azure.com,

privatelink.search.windows.net, privatelink.vaultcore.azure.net, privatelink.blob.core.windows.net

Private endpoints: pep-ailz-openai-nonprod, pep-ailz-keyvault-nonprod

Platform: kv-ailz-nonprod-<suffix> (Key Vault), log-ailz-platform (Log Analytics),

id-ailz-aiworkload-nonprod (managed identity), Workbook-AILZ-AIUsage (usage dashboard)

Policy: AILZ-AI-Guardrails-Initiative with Policy-AllowedRegions-AILZ,

Policy-AllowedModels-AILZ, Policy-PrivateOnly-AILZ, Policy-ContentSafetyOn-AILZ,   Policy-RequireTags-AILZ

Cost: Budget-AILZ-Platform, ag-ailz-cost-alerts

RBAC: Cognitive Services OpenAI User (and Key Vault Secrets User) → id-ailz-aiworkload-nonprod

## What this solution deliberately does NOT do

It does not deploy or harden the AI service itself (Azure OpenAI / AI Foundry), build a

private-data RAG platform, stand up MLOps pipelines, or configure content-safety / responsible-AI in   depth — those are separate catalog solutions this landing zone makes deployable.

It does not apply anything without a plan — every change is plan/what-if-first, non-prod-first,

guardrails start in audit (DoNotEnforce) mode, and production apply / policy enforcement require   the customer's change approval.

It does not decide **which models/regions are allowed, the tagging standard, or the budget

thresholds — those are governance/FinOps determinations; the solution enforces what you set. The   acceptable-AI-use policy and content-acceptability thresholds are the customer's legal / trust-and-   safety decision.**

It does not use client secrets or API keys — the pipeline uses OIDC and the workload uses

managed identity.

It does not invent version, feature, policy, or pricing facts — where these are preview or differ

by cloud it says verify current provider/module versions, policy/feature availability, and   pricing (Commercial vs GCC/GCC-High).

## How it is delivered

This solution is delivered as a Complete Solution Package (PDF + Word + scripts) — the documentation as a formatted Word document and PDF, plus the Terraform, YAML pipeline, and Az/ PowerShell files, in a single ZIP (AILZ-Complete-Solution.zip) — yours to keep and reuse on every AI rollout.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## AILZ-Discovery.ps1

Purpose: Discovers the starting reality before any change: your effective role at the target scope, registered vs missing resource providers, existing VNets and their address spaces (to check for overlap), existing private DNS zones, current policy assignments, any Key Vault, and — importantly — any existing AI (Cognitive Services / OpenAI) resources with PUBLIC network access still ON. Read-only: it calls only Get/List cmdlets.

How to run: Connect-AzAccount ./AILZ-Discovery.ps1 -SubscriptionId "<pilot-subscription-id>" Prereqs: Az PowerShell (Az.Accounts, Az.Resources, Az.Network, Az.KeyVault, Az.CognitiveServices, Az.PolicyInsights — VERIFY current module versions). For GCC/GCC-High, Connect-AzAccount -Environment AzureUSGovernment first.

## AILZ-Report.ps1

Purpose: Produces a governance-facing snapshot: private-endpoint coverage across AI services / Key Vault, which guardrails the AILZ-AI-Guardrails-Initiative is enforcing and its current compliance (what WOULD be denied once enforced), budget status vs actual spend, and current AI spend by service. Read-only: Get/List + policy-state + cost queries only.

How to run: Connect-AzAccount ./AILZ-Report.ps1 -SubscriptionId "<pilot-subscription-id>"

## AILZ-Validate.ps1

Purpose: Validates the deployed landing zone against the gates in 05-testing.md and prints each as PASS / FAIL / MANUAL: hub/spoke VNets + peering, private DNS zones linked, AI service and Key Vault public-access DISABLED with private endpoints, the AI hostname resolving to a PRIVATE IP (read-only probe), keyless managed identity + RBAC, the AILZ-AI-Guardrails-Initiative assigned and reporting in audit (DoNotEnforce) mode, content-safety default present, and Budget-AILZ-Platform with thresholds. Read-only: Get/List + a DNS lookup only.

How to run: Connect-AzAccount ./AILZ-Validate.ps1 -SubscriptionId "<pilot-subscription-id>" Optionally pass -AiAccountName to target a specific AI service for the private-resolution probe.

## azure-pipelines.yml

Purpose: The ONLY sanctioned way to apply main.tf. Runs Terraform PLAN first (changes nothing), then requires a HUMAN APPROVAL (Environment check) before APPLY, and targets a NON-PRODUCTION scope first. Authenticates to Azure via WORKLOAD IDENTITY FEDERATION (OIDC) — no client secret. A read-only validate stage runs AILZ-Validate.ps1 after apply. HOW TO RUN - Create an Azure Resource Manager service connection using WORKLOAD IDENTITY FEDERATION (OIDC) named per $(azureServiceConnection). - Create an Environment named 'ailz-nonprod' with a required-approvals check (this is the approval gate that guards Apply). For production, add an 'ailz-prod' environment with its own approvers and run against prod vars. - Provide the remote-state backend config (R6) as pipeline variables/backend. EXPECTED RESULTS Plan artifact published for review -> manual approval -> apply -> validate. Apply cannot run without the Environment approval. Nothing applies on a PR. NOTES White-label. Plan/what-if-first, non-prod-first, approval-gated. No secrets in this file. VERIFY task versions, provider versions, and cloud (Commercial vs GCC/GCC-High) endpoints before use.

How to run: - Create an Azure Resource Manager service connection using WORKLOAD IDENTITY FEDERATION (OIDC) named per $(azureServiceConnection). - Create an Environment named 'ailz-nonprod' with a required-approvals check (this is the approval gate that guards Apply). For production, add an 'ailz-prod' environment with its own approvers and run against prod vars. - Provide the remote-state backend config (R6) as pipeline variables/backend. EXPECTED RESULTS Plan artifact published for review -> manual approval -> apply -> validate. Apply cannot run without the Environment approval. Nothing applies on a PR. NOTES White-label. Plan/what-if-first, non-prod-first, approval-gated. No secrets in this file. VERIFY task versions, provider versions, and cloud (Commercial vs GCC/GCC-High) endpoints before use.

## main.tf

Purpose: Declares the governed AI landing zone as code: a hub/spoke VNet with peering, private DNS zones and private endpoints for AI services (Azure OpenAI / Cognitive Services, Key Vault, AI Search, storage), a private Key Vault, a Log Analytics workspace, a keyless workload managed identity + RBAC, an Azure Policy initiative of AI guardrails (allowed regions/models, private-only, content-safety-on, tagging) assigned in AUDIT (DoNotEnforce) mode, and a cost budget + alert action group. HOW TO RUN  (always plan/what-if-first, non-prod-first — see 03-implementation.md) Use the plan-first, approval-gated pipeline (azure-pipelines.yml): terraform plan  -out ailz.plan     # never changes anything terraform apply ailz.plan          # runs ONLY after the approval gate EXPECTED RESULTS A plan that CREATES the two resource groups, hub+spoke VNets/subnets/peering, the five privatelink DNS zones (linked), the OpenAI + Key Vault private endpoints, kv-ailz-nonprod-<suffix> (public access DISABLED), log-ailz- platform, id-ailz-aiworkload-nonprod + its RBAC, the AILZ-AI-Guardrails- Initiative and its five Policy-*-AILZ assignments in DoNotEnforce, and Budget-AILZ-Platform + ag-ailz-cost-alerts. Nothing is applied by plan. NOTES White-label. Plan/what-if-first. No secrets in code — authenticate via the pipeline's workload-identity federation (OIDC), never a client secret. Policies ship in DoNotEnforce (audit) mode; flip to enforce only after validation (see 03-implementation.md Phase 4). VERIFY current azurerm/azapi provider versions, built-in policy definition IDs and availability (some AI/content-safety definitions may be preview or absent), privatelink zone names, model/region availability, and pricing for your cloud (Commercial vs GCC/GCC-High) before applying.