Azure AI Foundry & Azure OpenAI — Secure Enterprise Deployment

Implementation Solution Guide

Version 1.0.0    ·    2026-07-10

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Azure AI Foundry & Azure OpenAI: Secure Enterprise Deployment

White-label · AI

Most teams stand up Azure OpenAI the fast way: create the resource in the portal, leave the public endpoint on, copy the account key into an app setting, and start calling models — with no quota ceiling and no cost alert. It demos in an afternoon and works until it doesn't. That key is a portable, long-lived credential that can be leaked or committed; the public endpoint is a data-exfiltration surface reachable from anywhere; and an unbounded token meter turns a runaway loop or a launch spike into a five-figure bill. This solution deploys Azure AI Foundry (hub + project) and an Azure OpenAI resource the enterprise way — private-by-default, keyless, quota-managed, and monitored — as versioned infrastructure-as-code, so the foundation your teams build custom AI apps on is governed from day one.

This is a complete, deploy-it-today package written for an administrator who has used the Azure portal but has never authored Bicep, disabled a Cognitive Services public endpoint, wired a private endpoint and private DNS, or made an Azure OpenAI call with a managed identity instead of a key.

## What you get

A plain-language Solution Overview of the platform — what an AI Foundry hub and project are, how the Azure OpenAI resource, private endpoints, managed-identity (keyless) auth, model deployments/quota, and content filtering fit together, and how what-if-first deployment keeps it safe.

A Requirements Guide with verify / implement-if-missing for every solution-specific prerequisite (the category-wide ones live in the separate Global Requirements — AI).

An Implementation Guide of precise, ordered steps — discover the current estate, deploy the hub/project + Azure OpenAI as code with public access disabled and local-auth (keys) disabled, wire private endpoints and DNS, assign least-privilege data-plane RBAC to a managed identity, deploy a model with an explicit TPM quota and a content filter, turn on diagnostics and a budget, then pilot before you expand.

Five automation artifacts: a read-only PowerShell discovery script, the core AIFOUNDRY-main.bicep infrastructure template, a Python posture-validation script (azure SDK, keyless), a PowerShell cost/usage/posture report, and a Python keyless smoke-test that proves managed-identity access and a live model call end to end.

Testing and Troubleshooting guides for a confident, pilot-first rollout.

## What this delivers

An Azure AI Foundry hub and project plus an Azure OpenAI resource deployed from Bicep, with `publicNetworkAccess` = Disabled and a private endpoint on the organization's VNet resolving through private DNS; `disableLocalAuth` = true so account keys cannot be used at all; a user-assigned managed identity holding the least-privilege Cognitive Services OpenAI User data-plane role; a model deployment with an explicit tokens-per-minute (TPM) quota and rate limit; a content-filter (RAI) policy in front of generation; diagnostic logging to Log Analytics; and a budget with cost alerts — a private, keyless, quota-managed, monitored foundation, proven in a non-production project before it reaches production.

## The standard deployment model

Assess → Configure → Pilot → Validate → Expand — every deployment is preview-first (what-if), reviewed in a pull request, and approval-gated, with a documented rollback via deployment-stack delete/update. Content-acceptability, acceptable-AI-use, and data-classification decisions belong to your legal, trust-and-safety, and compliance functions; this package delivers the technical controls, not those determinations.

## Outcome

A secure, governed Azure OpenAI + AI Foundry platform expressed as code in Git — private, keyless, quota-managed, and monitored — that your developers build enterprise AI applications on with confidence, deployable by a single administrator and validated before you scale.

## Scope boundary

This solution builds and operates custom AI on Azure OpenAI / AI Foundry. It is not Microsoft 365 Copilot governance — that is covered by the Copilot and Purview AI catalog areas. Where those govern a Microsoft-hosted assistant over your M365 data, this gives your teams a private, controlled Azure OpenAI platform to build their own AI apps on. The two are complementary; cross-reference, don't duplicate.

# 1. Solution Overview — Azure AI Foundry & Azure OpenAI: Secure Enterprise Deployment

## What this platform is

This solution stands up the foundation your teams build custom AI applications on — an Azure AI Foundry hub and project, and an Azure OpenAI resource — configured the enterprise way from the first deploy: private networking, no keys, managed model quota, content filtering, and monitoring, all expressed as infrastructure-as-code (Bicep) in Git rather than clicked together in the portal.

Two things are worth separating up front, because people conflate them:

Azure OpenAI is the *service* that hosts the models (GPT-family chat/completions, embeddings, and others) behind an Azure endpoint you call from your apps. It is a Cognitive Services account of kind OpenAI.

Azure AI Foundry (the platform formerly surfaced as *Azure AI Studio*) is the *workspace* where teams build, test, and manage AI projects — a hub provides shared security, networking, and connections, and one or more projects under it are where individual teams work and connect to model deployments. *The Foundry resource model has evolved (hub/project workspaces, and a newer unified Foundry resource) — verify the current resource types and portal layout in your tenant.*

The point of doing this as a governed platform, not a quick portal resource, is that custom AI touches sensitive data and can emit harmful or ungrounded output. So the platform is private-by-default (nothing reachable from the public internet), keyless (identities, not shared secrets, authenticate), quota-bounded (a token ceiling per model so spend and load are predictable), and guarded and observed (a content filter in front of generation, full diagnostic logs behind it).

## How the key pieces work

Private networking. By default an Azure OpenAI resource has a public endpoint reachable from anywhere. Setting `publicNetworkAccess` = Disabled turns that off, and a private endpoint gives the resource a private IP inside your VNet. A private DNS zone (for example privatelink.openai.azure.com — *verify the exact zone name(s) for OpenAI / AI Services in your cloud*) makes the resource's hostname resolve to that private IP, so your apps reach it entirely over the Microsoft backbone. Reaching Azure OpenAI over the public internet becomes impossible.

Keyless (managed identity + RBAC) auth. Every Cognitive Services account is created with two account keys — long-lived, portable secrets that authenticate as the whole resource. Setting `disableLocalAuth` = true switches them off entirely. Your app then authenticates with a managed identity: Azure issues it an Entra token, and the token is authorized by an Azure role on the resource — the least-privilege data-plane role is Cognitive Services OpenAI User (call models) or Cognitive Services OpenAI Contributor (also manage deployments). Nothing to leak, rotate, or commit. Keyless auth requires the resource to have a custom subdomain (customSubDomainName).

Model deployments, versioning, and quota. You do not call "GPT-4o" directly — you create a deployment (a named instance of a specific model version) on the resource, and your app calls the *deployment name*. Each deployment carries a capacity measured in tokens-per-minute (TPM) drawn from your regional quota; TPM also sets the requests-per-minute rate limit. This is your primary lever against both load and bill shock — a deployment cannot burn more than the TPM you granted it. *Model and version availability, regional availability, and quota defaults vary and change — verify current availability in your subscription and region.*

Content filtering (Responsible AI). Azure OpenAI applies a content filter to prompts and completions across hate, sexual, violence, and self-harm categories. You attach a RAI (content-filter) policy to each deployment and set severity thresholds; additional protections (prompt-shield / jailbreak detection, protected-material detection, asynchronous filtering) exist and some are in preview — *verify current availability and preview status*. The acceptable-content threshold is your trust-and-safety decision; the platform enforces whatever you choose.

Monitoring and cost. A diagnostic setting streams the resource's audit, request/response metadata, and metrics to a Log Analytics workspace, so every call is observable. A budget with cost alerts on the resource group warns you long before an overrun, and per-deployment TPM caps the theoretical maximum spend.

Key Vault for any unavoidable secret. Keyless is the default. If a specific downstream connection genuinely needs a secret (a third-party API key a Foundry connection uses, say), it goes in Key Vault referenced by the managed identity — never in code or app settings.

## What you can control

Isolation — public access disabled, private endpoint(s) and DNS on your chosen VNet/subnet.

Identity — which managed identity/identities authenticate, and at which least-privilege role.

Models — which models/versions are deployed, their deployment names, and their TPM quota and rate limits.

Safety — the content-filter policy attached to each deployment and its severity thresholds.

Observability & spend — the Log Analytics destination, the budget amount, and the alert thresholds.

Rollout scope — a non-production Foundry project first, production only after validation and approval.

## Scope — what's in

An Azure AI Foundry hub + project and an Azure OpenAI resource, deployed from Bicep.

Private endpoint(s), private DNS, and disabled public access on the AI resources.

Keyless auth: disableLocalAuth, a user-assigned managed identity, and least-privilege data-plane RBAC; Key Vault for any unavoidable secret.

One or more model deployments with explicit TPM quota/rate limits and a content-filter policy.

Diagnostic logging to Log Analytics and a budget with cost alerts.

## Scope — what's out (be honest with buyers)

This is not Microsoft 365 Copilot governance. Governing Copilot over your M365 data is the Copilot and Purview AI catalog areas; this is a platform for building your *own* AI apps. Cross-referenced, not duplicated.

Not a RAG / grounding build. Connecting the platform to your private data with Azure AI Search and permission-trimming is the sibling Enterprise RAG Platform solution.

Not the enterprise landing zone. Management groups, org-wide policy, and hub-spoke backbone are the AI Landing Zone / DevOps landing-zone solutions; this deploys the AI platform *into* an existing VNet.

Not the application. This is the governed model platform; the app that consumes it (prompt design, orchestration, UX) is yours to build on top.

No content-policy or acceptable-use determination. The platform enforces the thresholds you set; *what* is acceptable is your legal / trust-and-safety decision.

## Authentication and connections used

Azure CLI / Az PowerShell signed in as an identity with Contributor/Owner at the deployment scope, for local what-if, discovery, and the deploy helper (per Global Requirements G1).

A user-assigned managed identity that your application runs as, holding the Cognitive Services OpenAI User data-plane role — the keyless path apps use at runtime (G2).

A CI/CD service connection to Azure using workload identity federation (OIDC) — no stored secret — for the pipeline (G5).

Private endpoints on your existing VNet/subnet with private DNS (G3); the Python scripts authenticate via DefaultAzureCredential, so they use your signed-in identity or the managed identity with no key.

## The standard deployment model

Assess the current estate (existing OpenAI resources, public endpoints, keys in use, quota) → configure the Bicep for a private, keyless, quota-bounded platform → pilot by deploying to a non-production Foundry project with a low TPM quota → validate isolation, keyless access, the content filter, quota, diagnostics, and the budget → expand to production behind pipeline approval, then onboard more projects/models. The repeatable pattern: Assess → Configure → Pilot → Validate → Expand, what-if-first and approval-gated, with deployment-stack rollback.

# 2. Requirements — Azure AI Foundry & Azure OpenAI: Secure Enterprise Deployment

The category-wide prerequisites (an Azure subscription with AI-service access and rights, Entra identity + managed identity + RBAC, private-networking capability, IaC + Python tooling and source control, a CI/CD platform, data source/classification for grounded solutions, content-safety/responsible-AI posture, and cost controls/quotas) are covered once in Global Requirements — AI and are not repeated here. Confirm those first. Below are the prerequisites specific to a secure Azure AI Foundry + Azure OpenAI deployment. Each item: Description / Why required / How to verify / How to implement if missing.

## R1. Azure OpenAI (Foundry) resource access approved

Description: Your subscription is approved/enabled to create Azure OpenAI (and AI Foundry) resources, and the target region offers the models you intend to deploy. Why required: Azure OpenAI has historically been an access-managed service and model availability differs by region; you cannot deploy a model that isn't offered where you're deploying. How to verify: In the portal, try Create a resource → Azure OpenAI in the target region, or run az cognitiveservices account list-skus --kind OpenAI --location <region>. Check the model/region availability list for your intended models. *Access requirements, model list, and regional availability change — verify current availability in your subscription and region.* How to implement if missing: Request access to the AI service if your tenant still requires it; if a model isn't in your region, pick a supported region for that model (you can deploy resources in more than one region).

## R2. An existing VNet, subnet, and Private DNS capability for the AI resources

Description: A virtual network with a subnet to hold the private endpoints, and the ability to create/link the private DNS zone(s) used for private-endpoint resolution (for example privatelink.openai.azure.com — *verify the exact zone name(s) for OpenAI / AI Services in your cloud*). Why required: Disabling public access without a working private endpoint + DNS makes the resource unreachable; the private path is how apps still call it. How to verify: The discovery script lists VNets/subnets and existing private DNS zones; confirm the subnet has room and that you can create/link the zone. Confirm privateEndpointNetworkPolicies on the subnet won't block the endpoint. How to implement if missing: Provision (or reuse) a subnet for private endpoints and pre-create/link the private DNS zone(s). If your organization uses a central hub for private DNS, plan the zone links there (see the AI Landing Zone solution). *Encode ranges/zone names as parameters, never hard-coded literals.*

## R3. Custom subdomain enabled on the Azure OpenAI resource

Description: The Azure OpenAI resource is created with a custom subdomain (customSubDomainName), not the shared regional endpoint. Why required: Entra ID (keyless/token) authentication and private endpoints require a custom subdomain. A resource created without one cannot use managed-identity auth and cannot be fronted by a private endpoint the same way. How to verify: The resource's endpoint is https://<your-subdomain>.openai.azure.com/ (not a shared *.api.cognitive.microsoft.com regional URL). The Bicep sets properties.customSubDomainName. How to implement if missing: Set customSubDomainName at create time in the template. It generally cannot be added after creation — if an existing resource lacks one, plan to recreate it (the discovery script flags resources without a custom subdomain).

## R4. Data-plane RBAC roles available and assignable to a managed identity

Description: The data-plane roles the platform uses — at minimum Cognitive Services OpenAI User (call models) and Cognitive Services OpenAI Contributor (also manage deployments) — exist and you can assign them to a user-assigned managed identity. Why required: With keys disabled (disableLocalAuth), these roles are the *only* way an app or script authenticates; without the assignment every call returns 401/403. How to verify: az role definition list --name "Cognitive Services OpenAI User" returns the role; confirm you have User Access Administrator/Owner to assign it. The validation script checks the assignment. How to implement if missing: Ensure your deploying identity can assign roles at the resource/RG scope; create the user-assigned managed identity ahead of the app that will use it.

## R5. Region quota (TPM) headroom for your intended model deployments

Description: Sufficient tokens-per-minute (TPM) quota in the target region for the model(s) and deployment size(s) you plan. Why required: A model deployment consumes regional quota; if the region is exhausted the deployment fails, and if quota is too low the app is rate-limited under load. How to verify: Check Quotas for Azure OpenAI in the target region (portal, or the management SDK the model script uses). *Quota defaults and limits vary by model, region, and subscription type — verify current availability.* How to implement if missing: Request a quota increase for the model/region before broad rollout; pilot with a small TPM and raise it deliberately (this is also your bill-shock control per Global Requirement G8).

## R6. Log Analytics workspace for diagnostics (and a cost budget owner)

Description: A Log Analytics workspace to receive the AI resource's diagnostic logs/metrics, and an owner/scope for a cost budget with alert recipients. Why required: Without a diagnostic destination the platform is unobserved; without a budget an overrun is silent until the invoice (Global Requirement G8). How to verify: The workspace exists (or the Bicep will create one) and you can create a diagnostic setting against it; a budget can be created at the resource-group/subscription scope with an action group / email recipients. How to implement if missing: Create/choose a Log Analytics workspace and define the budget amount and alert thresholds as parameters. *The budget amount and alert thresholds are the customer's business decision.*

## R7. Content-filter (Responsible AI) position for the deployments

Description: A decision on the content-filter severity thresholds (and any preview protections such as prompt-shield/jailbreak or protected-material detection) to attach to each model deployment. Why required: Generation can emit harmful or ungrounded output; the content filter is the guardrail in front of it, and its strictness is a deliberate choice (Global Requirement G7). How to verify: A RAI/content-filter policy name and thresholds are agreed; the platform attaches it to each deployment. *Some content-safety features are in preview and some require the resource/region to support them — verify current availability.* How to implement if missing: Adopt an acceptable-use/RAI position and set the thresholds; the default filter applies until you configure a stricter custom policy (see the Azure AI Content Safety solution). *The acceptable-content determination is the customer's legal / trust-and-safety decision, not this guide's.*

## R8. Python 3 with current Azure AI SDKs, and az/Az for the helpers

Description: Python 3.x with the Azure SDKs the scripts use — azure-identity, azure-mgmt-cognitiveservices, azure-monitor-query, and the openai package configured for Azure — plus the Azure CLI (az, az bicep) and Az PowerShell for the helpers. Why required: The validation and smoke-test scripts authenticate keylessly via DefaultAzureCredential and exercise the platform through the SDK; the infra is Bicep. How to verify: python --version, pip show azure-identity azure-mgmt-cognitiveservices openai, az version, az bicep version. *The AI SDKs move fast — verify/pin current versions.* How to implement if missing: pip install azure-identity azure-mgmt-cognitiveservices azure-monitor-query openai into a pinned virtual environment; install/upgrade the Azure CLI and az bicep; commit the pinned versions to the repo.

# Global Requirements — AI (category-level)

These requirements apply to every solution in the AI category (building and operating custom AI on Azure — Azure OpenAI / AI Foundry, RAG, Azure ML / MLOps, AI landing zones, content safety). Published once at the category level so listings stay small. Confirm before deploying any AI solution. Each entry: Description / Why / Verify / Implement-if-missing.

Custom AI touches sensitive data and can emit harmful or ungrounded output. Deploy private-by-default (no public endpoints, keyless auth), ground and permission-trim on your own data, put safety guardrails in front of generation, and pilot in non-production before production — content-acceptability and AI-use-policy decisions belong to the customer's legal / trust-and-safety / compliance functions, not this guide.

## G1. Azure subscription with AI service access and rights

Description: An Azure subscription with access to the required AI services (Azure OpenAI / AI Foundry, Azure AI Search, Azure Machine Learning, Azure AI Content Safety) and Contributor/Owner at the deployment scope. Why: These solutions create and configure real, billable Azure AI resources. Verify: az account show succeeds; the AI resource providers are registered and the region is available. *Azure OpenAI/model access and regions vary — verify current availability in your subscription.* Implement: Obtain the subscription/role; request access to the gated AI services where required; pick a supported region.

## G2. Entra identity, managed identity, and RBAC

Description: Entra ID identities plus managed identities for keyless service-to-service auth. Why: Keys leak; AI services should authenticate via managed identity + RBAC (least privilege). Verify: Managed identities can be assigned and the needed data-plane roles exist (e.g. Cognitive Services OpenAI User, Search Index Data Reader). Implement: Enable managed identity on the compute/app; assign least-privilege data-plane roles; store any unavoidable secret in Key Vault.

## G3. Private networking capability

Description: A VNet with the ability to create private endpoints and private DNS for the AI services. Why: Public endpoints are a data-exfiltration surface; enterprise AI is private-by-default. Verify: The VNet/subnets and Private DNS zones exist or can be created; public access can be disabled. Implement: Provision the VNet, subnets, and Private DNS; plan private endpoints per service (see the AI landing-zone solution).

## G4. IaC + Python tooling and source control

Description: Terraform/Bicep, the Azure CLI, Python 3.x with the relevant Azure AI SDKs, and Git. Why: AI platforms are delivered as versioned code (infra + pipelines + app), so they are reproducible and reviewable. Verify: az version, terraform version/az bicep version, python --version, and git --version return supported builds. *Verify current SDK/provider versions — the AI SDKs move fast.* Implement: Install and pin the toolchain; store all config in Git.

## G5. CI/CD platform

Description: A pipeline (GitHub Actions / Azure DevOps) with OIDC/workload-identity federation to Azure. Why: Infra, model, and app deployments must run through an auditable, approval-gated pipeline — not a laptop. Verify: The pipeline can authenticate to Azure via OIDC and run a plan/deploy step. Implement: Configure the service connection with workload-identity federation; scope its rights.

## G6. Data source and classification (for data-grounded solutions)

Description: The private data to ground on (documents, databases) with a known permission/ACL model, and a sensitivity-classification position. Why: RAG must respect source permissions (permission-trimming) and must not expose sensitive data through AI. Verify: The data source, its access model, and applicable sensitivity labels are known. Run the solution's discovery script. Implement: Inventory the data and its ACLs; align sensitivity labeling (see the Purview solutions). *Data-classification determinations are the compliance team's decision.*

## G7. Content-safety and responsible-AI posture

Description: An organizational position on acceptable AI content, safety thresholds, and responsible-AI review. Why: Generative AI can emit harmful/ungrounded output and be jailbroken; the organization must define guardrails and review. Verify: A responsible-AI / acceptable-use policy exists; content-safety is enabled where generation occurs. Implement: Adopt an RAI/acceptable-use policy and enable content safety (see the content-safety solution). *Acceptable-content and RAI determinations are the customer's legal / trust-and-safety decision.*

## G8. Cost controls and quotas

Description: Budgets, alerts, and per-service quotas (e.g. Azure OpenAI TPM) appropriate to the workload. Why: AI services bill on tokens/compute; unmanaged usage causes bill shock. Verify: Budgets/alerts exist and quotas are set for the deployed services. Implement: Set budgets, cost alerts, and quotas/rate limits before broad rollout. *Spend limits are the customer's business decision.*

__________________________________________________

The deployment model (all solutions): Assess -> Configure -> Pilot -> Validate -> Expand.

# 3. Implementation — Azure AI Foundry & Azure OpenAI: Secure Enterprise Deployment

Follow these steps in order. Everything is pilot-first: you deploy a non-production Foundry project and Azure OpenAI resource with a low TPM quota, validate isolation and keyless access, then expand to production behind pipeline approval. Every object you create is named with the convention <Purpose> – <Scope> – <Stage> and that exact name is reused in later steps, testing, and the scripts. Placeholder tenant is contoso.com / contoso.onmicrosoft.com.

Run every deployment with what-if first. Never run an unreviewed apply against production. Examples use the Azure CLI; the CI/CD pipeline runs the same commands behind an approval gate.

## Naming you will create (reuse these exact names)

| Object | Name (display) | Resource name (example) |
| --- | --- | --- |
| Resource group (non-prod) | AI Platform RG – Enterprise – NonProd | rg-aiplatform-nonprod |
| AI Foundry hub | AI Foundry Hub – Enterprise – NonProd | hub-ai-ent-nonprod |
| AI Foundry project | AI Foundry Project – TeamA – NonProd | proj-teama-nonprod |
| Azure OpenAI resource | Azure OpenAI – Enterprise – NonProd | aoai-ent-nonprod (subdomain aoai-ent-nonprod) |
| Model deployment | gpt-4o Deployment – Chat – NonProd | gpt-4o-chat |
| Content-filter (RAI) policy | Content Filter – Standard – NonProd | rai-standard-nonprod |
| Private endpoint (OpenAI) | Private Endpoint – OpenAI – NonProd | pe-aoai-nonprod |
| User-assigned managed identity | Managed Identity – AI App – NonProd | id-aiapp-nonprod |
| Key Vault | Key Vault – AI Platform – NonProd | kv-aiplat-nonprod |
| Log Analytics workspace | Log Analytics – AI Platform – NonProd | law-aiplat-nonprod |
| Diagnostic setting | Diagnostics – OpenAI – NonProd | diag-aoai-nonprod |
| Budget | Budget – AI Platform – NonProd | budget-aiplat-nonprod |
| Data-plane role assignment | OpenAI User – AI App – NonProd | (role: Cognitive Services OpenAI User) |
| Deployment stack (non-prod) | aifoundry-stack – Enterprise – NonProd | aifoundry-stack-nonprod |
| Deployment stack (prod) | aifoundry-stack – Enterprise – Prod | aifoundry-stack-prod |
| CI/CD pipeline | AI Platform Pipeline – Enterprise – CICD | (Azure DevOps / GitHub) |

## Step 1 — Assess: inventory the current AI estate (read-only)

Sign in: az login (add --tenant contoso.onmicrosoft.com if you have several) and Connect-AzAccount for the Az modules.

Set the working subscription: az account set --subscription "<non-prod sub id>".

Run the discovery script from the scripts/ folder:

powershell -ExecutionPolicy Bypass -File .\AIFOUNDRY-Discovery.ps1 -SubscriptionId "<non-prod sub id>"    It reports existing Cognitive Services / OpenAI resources and, for each: whether public network access is Enabled (a risk), whether local auth (keys) is enabled, whether a custom subdomain is set (R3), model deployments and their TPM, private endpoints, diagnostic settings, and it lists VNets/subnets and existing private DNS zones (R2). Save the output — it is your baseline and your "what's insecure today" list.

Confirm the rights, VNet/subnet, and quota from R1–R5.

## Step 2 — Configure: scaffold the Bicep repo

Clone the empty repo (Global Requirements G4) and add the provided files:

AIFOUNDRY-main.bicep — the platform template (entry point).

AIFOUNDRY-Discovery.ps1, AIFOUNDRY-Report.ps1 under scripts/.

AIFOUNDRY-Validate.py, AIFOUNDRY-ModelSmokeTest.py under scripts/, plus a pinned requirements.txt (R8).

Create a parameters file per environment (main.nonprod.bicepparam, main.prod.bicepparam) holding: the subdomain, target VNet/subnet IDs, private DNS zone ID(s), the model + version + TPM for the deployment, the content-filter policy name/thresholds, the Log Analytics workspace, and the budget amount/thresholds (R2/R5/R6/R7). Never hard-code these in the template.

Commit to a feature branch and open a pull request — infrastructure is reviewed, never pushed straight to main.

## Step 3 — Configure: deploy the private, keyless Azure OpenAI resource (non-prod)

Preview with what-if at resource-group scope (the Bicep creates the RG-scoped resources; run against the subscription with the RG target):

az deployment sub what-if --location eastus --template-file AIFOUNDRY-main.bicep --parameters main.nonprod.bicepparam

Read the preview. Confirm it creates Azure OpenAI – Enterprise – NonProd with publicNetworkAccess: Disabled, disableLocalAuth: true, and customSubDomainName set (R3), plus the Managed Identity – AI App – NonProd, Key Vault – AI Platform – NonProd, and Log Analytics – AI Platform – NonProd.

Deploy as a deployment stack (rollback-capable):

az stack sub create --name "aifoundry-stack-nonprod" --location eastus --template-file AIFOUNDRY-main.bicep --parameters main.nonprod.bicepparam --deny-settings-mode denyDelete --action-on-unmanage detachAll    *Verify deployment-stacks availability in your cloud (R-note); if unavailable, fall back to az deployment sub create and note that rollback is manual.*

Verify in the portal: the resource exists and Networking shows Public network access: Disabled.

## Step 4 — Configure: wire the private endpoint and DNS

what-if then deploy the private-endpoint block (it is part of AIFOUNDRY-main.bicep, toggled by the deployPrivateEndpoint parameter): it creates Private Endpoint – OpenAI – NonProd on your R2 subnet with groupId account, and the private DNS zone group linking it to privatelink.openai.azure.com (*verify the exact zone name for your cloud*).

Confirm the endpoint's connection state is Approved and a private DNS A record now exists for aoai-ent-nonprod.openai.azure.com pointing to the private IP (Private endpoint → DNS configuration).

From a VM/host inside the VNet, nslookup aoai-ent-nonprod.openai.azure.com must resolve to the private IP. From outside the VNet it should not resolve to a usable public endpoint — that is the isolation working.

## Step 5 — Configure: assign least-privilege data-plane RBAC to the managed identity

The Bicep creates OpenAI User – AI App – NonProd — an assignment of the Cognitive Services OpenAI User role to Managed Identity – AI App – NonProd at the Azure OpenAI resource scope (R4). Confirm it appears under the resource's Access control (IAM) → Role assignments.

Do not grant Contributor to app identities; use Contributor only for the identity/pipeline that manages deployments, and User for identities that only call models. Least privilege by default.

Because keys are disabled (disableLocalAuth), this assignment is the *only* way to authenticate — there is no key fallback, by design.

## Step 6 — Configure: deploy the model with an explicit quota and content filter

what-if then deploy the model block: it creates the deployment gpt-4o Deployment – Chat – NonProd (deployment name gpt-4o-chat) of a specific model version, with an explicit capacity (TPM, in thousands) from your R5 quota, and attaches the content-filter policy Content Filter – Standard – NonProd (R7). *Model name/version, region availability, and the exact content-filter API are subject to change — verify current availability.*

Keep the pilot TPM small (e.g. the minimum that lets you test). It is both your load and your bill-shock ceiling — raise it deliberately later.

Confirm the deployment and its attached content filter in the portal (Azure AI Foundry / OpenAI → Deployments).

## Step 7 — Configure: turn on diagnostics and the budget

The Bicep creates the diagnostic setting Diagnostics – OpenAI – NonProd sending audit/request/response metadata and metrics to Log Analytics – AI Platform – NonProd, and the Budget – AI Platform – NonProd with the alert thresholds from your parameters (R6).

Confirm logs are arriving: after a test call (Step 8), run a AzureDiagnostics/resource-log query in Log Analytics and see the request appear.

Confirm the budget exists with recipients under Cost Management → Budgets.

## Step 8 — Pilot: validate keyless access and isolation end to end

Run the Python posture validation (keyless, read-only):

python AIFOUNDRY-Validate.py --subscription <non-prod sub id> --resource-group rg-aiplatform-nonprod --account aoai-ent-nonprod    It confirms public access Disabled, local auth Disabled, custom subdomain set, the private endpoint present, the role assignment present, the deployment + content filter present, and a diagnostic setting configured — the Testing guide's gates. It authenticates via DefaultAzureCredential with no key.

Run the keyless smoke test — it proves an app can actually call the model with a token and no key:

python AIFOUNDRY-ModelSmokeTest.py --endpoint https://aoai-ent-nonprod.openai.azure.com/ --deployment gpt-4o-chat    Run it from inside the VNet (a jump host / the CI agent on the VNet). A single, low-token completion returns → keyless + private path work end to end. From outside the VNet the network call should fail — that is isolation confirmed.

Generate the posture/usage report: powershell -ExecutionPolicy Bypass -File .\AIFOUNDRY-Report.ps1 -SubscriptionId "<non-prod sub id>" -ResourceGroup rg-aiplatform-nonprod.

## Step 9 — Wire the CI/CD pipeline (what-if → approval → deploy)

Create the pipeline AI Platform Pipeline – Enterprise – CICD in Azure DevOps or GitHub Actions from your repo. Its stages are Validate (build Bicep, run AIFOUNDRY-Validate.py against non-prod) → What-If (posts the preview to the PR) → Approval (manual gate) → Deploy (deployment stack).

Confirm the service connection uses workload identity federation (OIDC) — no stored secret (Global Requirement G5) — and the production environment has the approval gate and reviewer group.

Merging to main triggers Validate + What-If; the Deploy stage runs only after approval.

## Step 10 — Expand: deploy to production, then onboard more projects/models

With main.prod.bicepparam (production subdomain, VNet, a higher, deliberate TPM, stricter content filter if agreed), let the pipeline run Validate → What-If against production. Review the what-if in the PR.

Approve the gate. The pipeline deploys aifoundry-stack-prod. Re-run AIFOUNDRY-Validate.py against production — all gates must pass before any app points at it.

Onboard a new team by adding a Foundry project under the hub and (if needed) a new model deployment with its own TPM and the agreed content filter — parameters only, same template. Each new app gets its own managed identity with the User role. That is the repeatable payoff.

Rollback at any point: az stack sub delete/update on the named stack removes or reverts exactly what it deployed (use --action-on-unmanage detachAll to leave resources in place while detaching stack management).

Raising a deployment's TPM, swapping a model version, or tightening the content filter are all parameter changes through the same what-if → approval → deploy path — never a portal click on production.

# 5. Testing — Azure AI Foundry & Azure OpenAI: Secure Enterprise Deployment

Validate the platform against a non-production Foundry project and Azure OpenAI resource before you expand to production. Each test has an explicit pass/fail gate. Reference the scripts by name; they authenticate keylessly (DefaultAzureCredential) and are read-only except where noted.

## Test 1 — Public network access is disabled

How: python AIFOUNDRY-Validate.py --account aoai-ent-nonprod ..., or Azure OpenAI → Networking in the portal.

Pass: publicNetworkAccess is Disabled; the resource shows no usable public endpoint.

Fail: Still Enabled → the private endpoint/DNS is not yet in place (Step 4) or the parameter was not set; do not flip it to Disabled until the private path works (Test 3), or you lock yourself out.

## Test 2 — Keys are disabled (keyless-only)

How: AIFOUNDRY-Validate.py reports disableLocalAuth; or try a key call and confirm it is rejected.

Pass: disableLocalAuth is true; an attempted key-based call returns 401 (AuthenticationTypeDisabled or similar), while a token call succeeds.

Fail: A key call succeeds → local auth is still enabled; set disableLocalAuth: true and redeploy. Both fail → check the role assignment (Test 5) before disabling keys.

## Test 3 — Private endpoint resolves and the private path works

How: From a host inside the VNet, nslookup aoai-ent-nonprod.openai.azure.com; then run AIFOUNDRY-ModelSmokeTest.py from inside the VNet.

Pass: The hostname resolves to the private IP; the smoke test returns a completion. From outside the VNet the call fails to reach the resource.

Fail: Resolves to a public IP / fails inside the VNet → the private DNS zone isn't linked to this VNet or the endpoint isn't Approved; re-check Step 4 (Private Endpoint – OpenAI – NonProd).

## Test 4 — Custom subdomain is set

How: AIFOUNDRY-Validate.py reports the endpoint; or Overview → Endpoint in the portal.

Pass: Endpoint is https://aoai-ent-nonprod.openai.azure.com/ (a custom subdomain), which is what makes keyless + private endpoint work (R3).

Fail: A shared regional endpoint → the resource was created without a custom subdomain; it must be recreated with customSubDomainName (cannot be added after creation).

## Test 5 — Least-privilege data-plane RBAC is assigned

How: AIFOUNDRY-Validate.py reports role assignments on the resource; or Access control (IAM) → Role assignments.

Pass: OpenAI User – AI App – NonProd assigns Cognitive Services OpenAI User to Managed Identity – AI App – NonProd at the resource scope; app identities have User, not Contributor/Owner.

Fail: Missing → the smoke test returns 403; assign the role (Step 5). Over-privileged (Contributor/Owner on an app identity) → tighten to User.

## Test 6 — Model deployment has an explicit quota and a content filter

How: AIFOUNDRY-Validate.py / AIFOUNDRY-Report.ps1 list deployments, their TPM capacity, and the attached content-filter policy; or Deployments in the portal.

Pass: gpt-4o Deployment – Chat – NonProd exists with a non-zero, bounded TPM and the content-filter policy Content Filter – Standard – NonProd attached.

Fail: No TPM ceiling / no filter attached → the deployment is unbounded or unguarded; redeploy the model block (Step 6). *If a model/version is unavailable in the region, verify current availability (R1).*

## Test 7 — The content filter actually blocks

How: Send a deliberately disallowed prompt via the smoke test's --filter-check mode (safe, canned test prompt) and observe the response.

Pass: The request is filtered (content-filter error / finish reason content_filter), proving the guardrail is live at the configured thresholds.

Fail: Disallowed content passes → the deployment has no policy attached or thresholds are permissive; re-check Step 6 and R7. *Acceptable thresholds are your trust-and-safety decision.*

## Test 8 — Diagnostics flow and the budget exists

How: After a test call, run a resource-log query in Log Analytics – AI Platform – NonProd; check Cost Management → Budgets.

Pass: The test request appears in Log Analytics within a few minutes; Budget – AI Platform – NonProd exists with alert recipients.

Fail: No logs → the diagnostic setting isn't pointed at the workspace (Step 7). No budget → create it (Step 7); an AI platform without a spend alarm is a bill-shock risk.

## Test 9 — Deployment stack tracks and can roll back

How: az stack sub show --name aifoundry-stack-nonprod.

Pass: The stack lists its managed resources; a what-if of az stack ... delete/update shows exactly what would change.

Fail: Stack not found → you deployed with plain az deployment instead of az stack; redeploy via the stack so rollback is available.

## Test 10 — Pipeline enforces what-if and approval

How: Push a trivial parameter change on a branch; open a PR; watch the pipeline.

Pass: Validate and What-If run automatically and post the preview; Deploy pauses at the approval gate and proceeds only after sign-off.

Fail: Deploy runs without pausing → the environment approval check isn't attached to the production stage; fix in the pipeline environment configuration.

## Exit criteria

All ten tests pass against the non-production resource — public access disabled with a working private path, keyless-only auth, least-privilege RBAC, a quota-bounded and content-filtered deployment, live diagnostics and a budget, stack rollback available, and an approval-gated pipeline — only then expand to production and onboard further projects and models.

# 6. Troubleshooting — Azure AI Foundry & Azure OpenAI: Secure Enterprise Deployment

Common failures during a secure Azure OpenAI / AI Foundry rollout, as symptom → cause → fix. Re-run AIFOUNDRY-Validate.py after any fix to re-check the gates.

## Access, resource creation, and region

Symptom: You can't create the Azure OpenAI resource, or the SKU/kind isn't offered. Cause: The subscription isn't approved for the AI service, or the resource isn't offered in the region (R1). Fix: Request access to the AI service if your tenant still gates it; pick a region that offers Azure OpenAI. az cognitiveservices account list-skus --kind OpenAI --location <region>. *Verify current access requirements and regional availability.*

Symptom: Model deployment fails with a quota/capacity error. Cause: No TPM quota left for that model in the region, or you requested more capacity than granted (R5). Fix: Lower the deployment capacity, request a quota increase for the model/region, or deploy in a region with headroom. Pilot with a small TPM and raise deliberately.

## Custom subdomain (the keyless + private-endpoint prerequisite)

Symptom: Managed-identity auth returns 401, or you can't attach a private endpoint the expected way. Cause: The resource was created without a custom subdomain; the endpoint is a shared regional URL (R3). Fix: customSubDomainName generally cannot be added after creation — recreate the resource with it set (the Bicep does this). AIFOUNDRY-Discovery.ps1 flags resources with no subdomain.

## Keyless / RBAC (401 / 403)

Symptom: Your app or AIFOUNDRY-ModelSmokeTest.py gets 401 Unauthorized / 403 PermissionDenied calling the model. Cause: The identity has no data-plane role on the resource; with disableLocalAuth: true there is no key fallback (R4, Test 5). Fix: Assign Cognitive Services OpenAI User to the app's managed identity at the resource scope (OpenAI User – AI App – NonProd). Wait for the assignment to propagate (can take a few minutes), then retry.

Symptom: A key-based call used to work and now returns AuthenticationTypeDisabled (or similar). Cause: disableLocalAuth: true turned keys off — this is intended (Test 2). Fix: Switch the caller to token auth (DefaultAzureCredential + the https://cognitiveservices.azure.com/.default scope), as the smoke-test script shows. Do not re-enable local auth.

Symptom: DefaultAzureCredential can't get a token locally. Cause: You're not logged in, or no managed identity is available in the runtime. Fix: az login for local runs; ensure the managed identity is assigned to the compute (VM/App Service/AKS/CI agent) for runtime. Confirm the identity holds the OpenAI User role.

## Private endpoint / DNS / networking

Symptom: After disabling public access, apps can't reach the resource at all. Cause: Public access was disabled before a working private endpoint + DNS existed (Test 1 warning), or the caller is outside the VNet. Fix: Ensure Private Endpoint – OpenAI – NonProd is Approved and the private DNS zone is linked to the caller's VNet; run apps/scripts inside the VNet. Order matters: prove the private path, *then* disable public access.

Symptom: nslookup <account>.openai.azure.com returns a public IP from inside the VNet. Cause: The private DNS zone (privatelink.openai.azure.com — *verify the exact zone name for your cloud*) isn't linked to that VNet, or the A record wasn't created by the DNS zone group. Fix: Confirm the zone name, that the VNet has a virtual network link to the zone, and that the endpoint's DNS configuration created the A record; re-check with AIFOUNDRY-Discovery.ps1.

Symptom: The private endpoint can't be created on the subnet. Cause: privateEndpointNetworkPolicies blocks it, or the subnet is full (R2). Fix: Adjust the subnet's private-endpoint network policy and ensure address space; the discovery script reports both per subnet.

## Model deployment / content filter

Symptom: The model/version in the Bicep no longer deploys. Cause: The model or version was retired or isn't offered in the region — model availability changes. Fix: *Verify current model + version availability in your region* and update modelName/modelVersion parameters; re-what-if before deploy.

Symptom: A clearly disallowed prompt is not filtered (Test 7 fail). Cause: No content-filter policy is attached to the deployment, or thresholds are permissive (R7). Fix: Attach Content Filter – Standard – NonProd to the deployment and set thresholds to your trust-and-safety decision; redeploy the model block. *Some filter features are in preview — verify availability.*

Symptom: Legitimate prompts are being over-blocked after tightening the filter. Cause: Thresholds set too strict for the workload. Fix: This is a trust-and-safety tuning decision, not a bug — adjust thresholds deliberately and re-test. Change it as a parameter through the pipeline, not a portal click on prod.

## Monitoring / cost

Symptom: No requests appear in Log Analytics after test calls. Cause: The diagnostic setting isn't pointed at the workspace, or the wrong log category is enabled (Test 8). Fix: Confirm Diagnostics – OpenAI – NonProd targets Log Analytics – AI Platform – NonProd with the request/audit categories; wait a few minutes for ingestion. *Verify current diagnostic category names.*

Symptom: Spend climbed with no warning. Cause: No budget/alert, or TPM set too high (R5/R6). Fix: Create Budget – AI Platform – NonProd with alert recipients; cap each deployment's TPM to a deliberate ceiling. AIFOUNDRY-Report.ps1 shows budget status and per-deployment TPM.

## Deployment stacks / IaC

Symptom: az stack sub show reports the stack is missing after you deployed. Cause: You deployed with az deployment sub create instead of az stack sub create, so there's no rollback unit (Test 9). Fix: Redeploy via az stack sub create with the named stack so resources are tracked and rollback is available.

Symptom: what-if shows unexpected Delete/Modify on the resource. Cause: A parameter changed the resource name (ARM sees a replace), or a stack-managed resource was edited in the portal (drift). Fix: Stop — do not approve. Diff the parameter files, run AIFOUNDRY-Report.ps1 for drift, reconcile, then re-what-if until clean.

Symptom: az stack / az bicep is "not a recognized command," or the Foundry resource types don't resolve. Cause: Azure CLI / Bicep too old, or the Foundry hub/project resource model differs from the template (R8, Overview note). Fix: az bicep upgrade and update the CLI; *verify the current AI Foundry resource types and apiVersions for your tenant/cloud* and adjust the template. Pin versions in the repo.

## Pipeline

Symptom: The Deploy stage runs without pausing for approval. Cause: The environment approval check isn't attached to the production stage (Step 9). Fix: Add required reviewers to the production environment and confirm the deploy job references it; re-run (Test 10).

Symptom: Pipeline auth fails with a token/credential error. Cause: The service connection isn't configured for workload identity federation, or its subject/scope is wrong (G5). Fix: Reconfigure the service connection for OIDC/workload identity federation, scoped to the deployment target; never fall back to a stored secret.

# 7. Best Practices — Azure AI Foundry & Azure OpenAI: Secure Enterprise Deployment

## Keep it clean

Private-by-default, always. Create the resource with publicNetworkAccess: Disabled and a private endpoint from the first deploy — don't stand it up public "just to test" and plan to close it later. The window between the two is a real exposure, and the private path is easy to prove before you disable public access.

Keyless, no exceptions. Set disableLocalAuth: true and authenticate every app and script with a managed identity and the least-privilege data-plane role. There is no such thing as a "temporary" key — a key is a portable secret that outlives the developer who created it. Regenerating keys is not a control; disabling them is.

Least privilege on the data plane. App identities that only call models get Cognitive Services OpenAI User; only the identity/pipeline that *manages* deployments gets Contributor. Never grant Owner to a workload. One managed identity per app, scoped to the one resource it needs.

Custom subdomain at create time. It's required for keyless + private endpoints and generally can't be added later — set customSubDomainName in the template so you never have to recreate a resource to fix it.

Quota is your bill-shock control. Give every deployment an explicit, deliberate TPM and raise it consciously. An unbounded or over-large deployment is how a runaway loop or a launch spike becomes a five-figure invoice. Pilot small.

A content filter on every deployment. Attach a RAI/content-filter policy to each deployment and set the thresholds deliberately — never ship a deployment with generation exposed and no guardrail. *Verify preview status of prompt-shield/protected-material features before relying on them.*

Everything through the pipeline. After the bootstrap, never az deployment/az stack from a laptop against production. The what-if → approval → deploy path is the only production route, so every change — a new model, a TPM bump, a stricter filter — is reviewed and recorded.

What-if is a gate, not a formality. Read every preview. An unexpected delete or modify on a resource you didn't intend to touch means stop and investigate before you approve.

Parameterize, never hard-code. Subdomains, VNet/subnet and DNS-zone IDs, model/version, TPM, filter thresholds, workspace, and budget live in .bicepparam files — one per environment. The same AIFOUNDRY-main.bicep deploys non-prod and prod; only parameters differ.

Use deployment stacks for rollback. Deploy as stacks with denyDelete so out-of-band portal edits are blocked, and keep --action-on-unmanage explicit so a rollback does exactly what you expect.

Observe every call. Keep the diagnostic setting to Log Analytics on, and keep a budget with alerts. An AI platform you can't see is one you can't govern or cost-control.

Pin the toolchain. Pin Bicep, the Azure CLI, and the Python SDK versions in the repo. The AI SDKs move fast; IaC that "worked last month" breaks on a silent update. *Verify current supported versions periodically.*

## Decisions that belong to the customer

Acceptable AI content and use — the content-filter thresholds and what your organization permits are your legal / trust-and-safety decision; the platform enforces them, it does not define them (Global Requirement G7).

Data classification and grounding data — what data may be sent to or grounded in the model is your compliance decision (Global Requirement G6). This platform is the model layer; grounding on private data is the sibling RAG solution.

Spend limits — the budget amount, TPM ceilings, and alert thresholds are your business decision (Global Requirement G8).

Production change approval — who approves production deploys and the soak period are your change-control decision; the pipeline provides the gate.

Government vs. commercial cloud — sovereign-cloud requirements (which region/cloud, which DNS zone names, which features are available) are your compliance decision; *verify availability in your environment*.

## Where to go next

Once the secure platform is live, adjacent catalog areas extend it:

AI — the Enterprise RAG Platform (Azure AI Search + private data) solution to ground the model on your own permission-trimmed data; the Azure AI Content Safety & Responsible-AI Guardrails solution to deepen the content-filter and add prompt-shield/jailbreak protections; the MLOps (Azure Machine Learning) solution for the model-training/registry side; and the AI Landing Zone solution for the org-wide governance and hub-spoke backbone this platform deploys *into*.

Copilot / Purview AI — if instead you need to govern Microsoft 365 Copilot over your M365 data (a different job than building custom AI), those catalog areas cover Copilot readiness, data-oversharing control, and AI-interaction auditing. Complementary, not overlapping.

Security / Identity — Conditional Access and PIM to harden the identities that manage this platform; Key Vault patterns for any unavoidable downstream secret.

DevOps — the Azure Landing Zone (Bicep/Terraform) and Intune-as-Code solutions to bring the rest of the estate under the same code-and-pipeline discipline.

# 8. Deliverables Summary — Azure AI Foundry & Azure OpenAI: Secure Enterprise Deployment

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box — private, keyless, quota-managed, monitored |
| 1. Solution Overview | What the platform is — AI Foundry hub/project + Azure OpenAI; how private endpoints, keyless managed-identity auth, model deployments/quota, and content filtering work; scope, limits, and the boundary vs. Copilot/Purview-AI governance |
| 2. Requirements | Solution-specific prerequisites with Verify / Implement-if-missing |
| Global Requirements (AI) | Category-wide prerequisites, published once |
| 3. Implementation | Exact, ordered steps — discover, deploy private+keyless Azure OpenAI as code, wire private endpoint/DNS, assign least-privilege RBAC, deploy a quota-bounded and content-filtered model, turn on diagnostics + budget, pilot, then prod |
| 5. Testing | Validation procedures with pass/fail gates |
| 6. Troubleshooting | Field issues → cause → fix |
| 7. Best Practices | Field-proven recommendations and where to go next |

## Automation artifacts

| File | What it does |
| --- | --- |
| AIFOUNDRY-Discovery.ps1 | PowerShell, read-only. Estate discovery — every Cognitive Services / OpenAI resource and its risk posture (public access, keys enabled, custom subdomain, model deployments + TPM, private endpoints, diagnostics), plus VNets/subnets and private DNS zones. Your "what's insecure today" baseline. |
| AIFOUNDRY-main.bicep | Bicep (IaC), the core. Deploys the platform as code — AI Foundry hub/project + Azure OpenAI resource with publicNetworkAccess: Disabled, disableLocalAuth: true, and a custom subdomain; a user-assigned managed identity + least-privilege data-plane role assignment; a private endpoint + private DNS zone group; a model deployment with explicit TPM and a content-filter policy; a Key Vault; and a diagnostic setting + budget. Toggled by parameters, what-if-first. |
| AIFOUNDRY-Validate.py | Python (Azure SDK), keyless & read-only. Posture validation against the Testing gates — confirms public access disabled, local auth disabled, custom subdomain set, private endpoint present, least-privilege role assigned, deployment + content filter present, and diagnostics configured. Authenticates via DefaultAzureCredential (no key). |
| AIFOUNDRY-Report.ps1 | PowerShell, read-only. Posture + usage/cost report — resource security summary, model deployments and TPM, recent request/token volume from Log Analytics, and budget/alert status, for review and drift-spotting. |
| AIFOUNDRY-ModelSmokeTest.py | Python (openai SDK for Azure), keyless. Proves an app can call the model with a managed-identity token and no key over the private path — a single low-token completion; plus a safe --filter-check mode that confirms the content filter blocks a canned disallowed prompt. Run from inside the VNet. |

## What the buyer receives

This implementation guide as a Word document and PDF.

All five automation artifacts (AIFOUNDRY-main.bicep, two Python scripts, and two PowerShell scripts) plus a pinned requirements.txt in a single ZIP.

A repeatable process following the model: Assess → Configure → Pilot → Validate → Expand — what-if-first, keyless, quota-bounded, approval-gated, with deployment-stack rollback.

Delivered as a Complete Solution Package (PDF + Word + scripts).

## Outcome

A secure, governed Azure OpenAI + AI Foundry platform expressed as code in Git — private, keyless, quota-managed, and monitored — that your teams build enterprise AI applications on with confidence, proven on a non-production project before it reaches production.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## AIFOUNDRY-Discovery.ps1

Purpose: Builds your "what's insecure today" baseline before deploying the secure platform. For every Cognitive Services / OpenAI account in the subscription it reports the risk posture: public network access, whether account keys (local auth) are enabled, whether a custom subdomain is set (required for keyless + private endpoints), the model deployments and their TPM capacity, private endpoints, and diagnostic settings. It also lists VNets/subnets and existing private DNS zones so you can plan the private endpoint (R2). Nothing is changed. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\AIFOUNDRY-Discovery.ps1 -SubscriptionId "<sub id>" Requires the Az PowerShell modules (Az.Accounts, Az.CognitiveServices, Az.Network, Az.Monitor). Run Connect-AzAccount first. *Verify current Az module versions.* EXPECTED RESULTS A per-resource posture table (public access / keys / subdomain / deployments / PE / diagnostics) and a networking summary (VNets, subnets, private DNS zones). Read-only — no changes made. .NOTES White-label. Read-only. Makes no changes. > [CmdletBinding()] param( [Parameter(Mandatory = $true)] [string]$SubscriptionId, [string]$OutputCsv = "" )

How to run: powershell -ExecutionPolicy Bypass -File .\AIFOUNDRY-Discovery.ps1 -SubscriptionId "<sub id>" Requires the Az PowerShell modules (Az.Accounts, Az.CognitiveServices, Az.Network, Az.Monitor). Run Connect-AzAccount first. *Verify current Az module versions.* EXPECTED RESULTS A per-resource posture table (public access / keys / subdomain / deployments / PE / diagnostics) and a networking summary (VNets, subnets, private DNS zones). Read-only — no changes made. .NOTES White-label. Read-only. Makes no changes. > [CmdletBinding()] param( [Parameter(Mandatory = $true)] [string]$SubscriptionId, [string]$OutputCsv = "" )

## AIFOUNDRY-ModelSmokeTest.py

Purpose: Proves the two hardest-to-fake controls actually work end to end: 1. KEYLESS access -- authenticates with a managed-identity / az-login TOKEN (no account key) using DefaultAzureCredential + the Cognitive Services token scope, and makes ONE small, low-token chat completion against your deployment. 2. CONTENT FILTER (optional --filter-check) -- sends a single CANNED, mild policy-test prompt and confirms the request is blocked/filtered, proving the guardrail is live. Run it FROM INSIDE THE VNET (a jump host or the CI agent on the VNet). Success = keyless + the private path both work. From outside the VNet the network call should fail -- that is isolation. It sends at most one or two tiny requests; it changes no configuration. HOW TO RUN pip install openai azure-identity python AIFOUNDRY-ModelSmokeTest.py --endpoint https://aoai-ent-nonprod.openai.azure.com/ \ deployment gpt-4o-chat [--filter-check] [--api-version 2024-10-21] (az login first, or run as the managed identity that holds Cognitive Services OpenAI User.) Verify the current Azure OpenAI api-version and SDK version for your resource.* EXPECTED RESULTS "KEYLESS CALL OK" plus the (truncated) model reply. With --filter-check, "CONTENT FILTER ACTIVE" when the canned prompt is blocked. Non-zero exit on failure. .NOTES White-label. Keyless (DefaultAzureCredential -- NO key). Minimal, read-only-ish smoke test. Sends no sensitive data; the filter-check prompt is a mild, canned safety probe. """ import argparse import sys

How to run: pip install openai azure-identity python AIFOUNDRY-ModelSmokeTest.py --endpoint https://aoai-ent-nonprod.openai.azure.com/ \ deployment gpt-4o-chat [--filter-check] [--api-version 2024-10-21] (az login first, or run as the managed identity that holds Cognitive Services OpenAI User.) Verify the current Azure OpenAI api-version and SDK version for your resource.* EXPECTED RESULTS "KEYLESS CALL OK" plus the (truncated) model reply. With --filter-check, "CONTENT FILTER ACTIVE" when the canned prompt is blocked. Non-zero exit on failure. .NOTES White-label. Keyless (DefaultAzureCredential -- NO key). Minimal, read-only-ish smoke test. Sends no sensitive data; the filter-check prompt is a mild, canned safety probe. """ import argparse import sys

## AIFOUNDRY-Report.ps1

Purpose: Produces a review-and-drift report for one AI platform resource group: the security posture of each Azure OpenAI resource (public access, keys, subdomain, private endpoints, diagnostics), the model deployments and their TPM ceilings, recent request/token volume pulled from Log Analytics, and the cost budget / alert status. Use it in regular reviews to confirm nothing has drifted away from private-keyless-bounded-monitored. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\AIFOUNDRY-Report.ps1 -SubscriptionId "<sub id>" ` -ResourceGroup rg-aiplatform-nonprod [-LogAnalyticsWorkspaceId <customerId GUID>] Requires Az.Accounts, Az.CognitiveServices, Az.Monitor, Az.Consumption, and (for usage) Az.OperationalInsights. Run Connect-AzAccount first. *Verify current Az module versions.* EXPECTED RESULTS Printed posture/usage/cost sections. Read-only — no changes are made. .NOTES White-label. Read-only. Makes no changes. > [CmdletBinding()] param( [Parameter(Mandatory = $true)] [string]$SubscriptionId, [Parameter(Mandatory = $true)] [string]$ResourceGroup, [string]$LogAnalyticsWorkspaceId = "", [int]$UsageLookbackHours = 24 )

How to run: powershell -ExecutionPolicy Bypass -File .\AIFOUNDRY-Report.ps1 -SubscriptionId "<sub id>" ` -ResourceGroup rg-aiplatform-nonprod [-LogAnalyticsWorkspaceId <customerId GUID>] Requires Az.Accounts, Az.CognitiveServices, Az.Monitor, Az.Consumption, and (for usage) Az.OperationalInsights. Run Connect-AzAccount first. *Verify current Az module versions.* EXPECTED RESULTS Printed posture/usage/cost sections. Read-only — no changes are made. .NOTES White-label. Read-only. Makes no changes. > [CmdletBinding()] param( [Parameter(Mandatory = $true)] [string]$SubscriptionId, [Parameter(Mandatory = $true)] [string]$ResourceGroup, [string]$LogAnalyticsWorkspaceId = "", [int]$UsageLookbackHours = 24 )

## AIFOUNDRY-Validate.py

Purpose: Confirms the platform matches the Testing guide's pass/fail gates: - public network access DISABLED - local auth (account keys) DISABLED  -> keyless-only - a custom subdomain is set (required for keyless + private endpoints) - at least one private endpoint connection is present - a least-privilege data-plane role (Cognitive Services OpenAI User) is assigned - at least one model deployment exists WITH a bounded TPM capacity - a diagnostic setting is configured Authenticates via DefaultAzureCredential (your az login / a managed identity) with NO KEY. Read-only: it inspects resource management state; it makes no changes. HOW TO RUN pip install azure-identity azure-mgmt-cognitiveservices azure-mgmt-authorization azure-mgmt-monitor python AIFOUNDRY-Validate.py --subscription <sub id> --resource-group rg-aiplatform-nonprod \ account aoai-ent-nonprod (az login first, or run as a managed identity with Reader on the resource.) Verify current Azure SDK versions -- the AI SDKs move fast.* EXPECTED RESULTS A PASS/FAIL line per gate and a non-zero exit code if any gate fails. No changes are made. .NOTES White-label. Read-only. Keyless (DefaultAzureCredential). Makes no changes. """ import argparse import sys

How to run: pip install azure-identity azure-mgmt-cognitiveservices azure-mgmt-authorization azure-mgmt-monitor python AIFOUNDRY-Validate.py --subscription <sub id> --resource-group rg-aiplatform-nonprod \ account aoai-ent-nonprod (az login first, or run as a managed identity with Reader on the resource.) Verify current Azure SDK versions -- the AI SDKs move fast.* EXPECTED RESULTS A PASS/FAIL line per gate and a non-zero exit code if any gate fails. No changes are made. .NOTES White-label. Read-only. Keyless (DefaultAzureCredential). Makes no changes. """ import argparse import sys

## AIFOUNDRY-main.bicep

Purpose: //   Declares the AI platform as code, private-by-default and keyless: //     - Azure OpenAI (Cognitive Services, kind=OpenAI) with a CUSTOM SUBDOMAIN, //       publicNetworkAccess = Disabled, and disableLocalAuth = true (no keys). //     - A user-assigned MANAGED IDENTITY + a least-privilege data-plane role //       assignment (Cognitive Services OpenAI User) on the resource. //     - A PRIVATE ENDPOINT (groupId 'account') + private DNS zone group. //     - A MODEL DEPLOYMENT with an explicit TPM 'capacity' and an attached //       content-filter (RAI) policy. //     - A Key Vault (for any unavoidable downstream secret), a Log Analytics //       DIAGNOSTIC SETTING, and a cost BUDGET with alerts. //   Each block is toggled by a parameter so you can what-if and deploy //   modules independently. Pilot-first. // // HOW TO RUN (what-if FIRST, always) — subscription-scoped, targets an RG //   az deployment sub what-if \ //     --location eastus \ //     --template-file AIFOUNDRY-main.bicep --parameters main.nonprod.bicepparam //   Deploy as a deployment stack (rollback-capable): //   az stack sub create --name aifoundry-stack-nonprod --location eastus \ //     --template-file AIFOUNDRY-main.bicep --parameters main.nonprod.bicepparam \ //     --deny-settings-mode denyDelete --action-on-unmanage detachAll // // EXPECTED RESULTS //   A private, keyless Azure OpenAI resource, a managed identity with the //   least-privilege role, a private endpoint + DNS, one quota-bounded and //   content-filtered model deployment, plus Key Vault, diagnostics and a //   budget — created idempotently (re-running converges, does not duplicate). // // White-label. Deploy plan/what-if first, through the reviewed pipeline. // NOTE: apiVersions, the AI Foundry hub/project resource model, model names/ //   versions, region availability, the content-filter (raiPolicies) API, and //   the private DNS zone name are marked *verify* — confirm current values and //   availability in YOUR subscription, region, and cloud (Commercial vs Gov) //   before relying on them. // =============================================================================