OAuth & Third-Party App Access Governance for Google Workspace

Implementation Solution Guide

Version 1.0.0    ·    2026-07-06

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary

Outcome. This solution brings the organization's largest invisible attack surface — the OAuth grants that third-party applications hold against Google Workspace data — under explicit, auditable governance. On completion, every connected app and OAuth scope is inventoried and risk-scored, only vetted apps are trusted, unverified apps and high-risk scopes are blocked by default, risky standing tokens are revoked with evidence, and a repeatable vetting workflow governs every new app going forward.

The problem. In a large Google Workspace estate, thousands of users grant hundreds of external apps standing access to mail, Drive, calendars, and directory data with a single "Allow" click. These tokens survive password resets, are invisible to most endpoint controls, and are rarely reviewed. One over-scoped or compromised vendor can exfiltrate data at scale. Most organizations cannot even name which apps hold restricted scopes today.

The approach. Using Google's native API access control model and the Admin SDK (Reports and Directory APIs) driven by Python automation, the solution: (1) inventories connected apps and scopes and risk-scores them; (2) classifies apps Trusted / Limited / Blocked; (3) configures Marketplace allowlisting and unverified-app blocking; (4) reviews and revokes high-risk tokens; and (5) stands up an app-vetting/approval workflow. It follows a strict Assess → Design → Configure → Pilot → Validate → Expand model with explicit pass/fail gates and a documented rollback for every org-wide change.

Why it is safe and governed. Nothing is changed org-wide before it is proven on a representative pilot OU. The included Python tools are read-only or dry-run by default; every write and every token revocation requires an explicit --apply flag and approver sign-off, and produces an evidence log. No credentials or service-account keys live in code — automation uses Application Default Credentials scoped to the minimum read-only APIs. Legal and compliance determinations remain with the organization's security, legal, and data-governance functions; this solution provides the technical inventory, controls, and evidence they need.

Deliverables. A complete implementation guide, requirements and testing procedures, best-practice guidance, and five Python tools (inventory, access-control config helper, validation/report generator, risky-grant revoker, and a scope-config helper) — everything a competent cloud/identity engineer needs to run the governance to completion. Self-guided and tested, at a fraction of the cost of a bespoke consulting engagement.

# Solution Overview

## What this solution is

Every time a user clicks "Allow" on a third-party application's consent screen, they grant that app an OAuth token that can read, write, or delete Google Workspace data on their behalf — mail, Drive files, calendars, contacts, and more. Across an enterprise of 80,000–150,000+ users, this produces thousands of standing grants to hundreds of external applications, most of them never reviewed. It is one of the largest and least visible attack surfaces in a Google Workspace estate: a single over-scoped or malicious app, or a compromised vendor, can exfiltrate data at scale using tokens that survive password changes and are invisible to most endpoint controls.

This solution establishes OAuth & third-party app-access governance for Google Workspace. It brings the invisible consent surface under explicit control by:

Inventorying connected third-party apps and their OAuth scopes — who has granted what to which

app, and how sensitive each scope is.

Configuring API access control — the Google Admin console's trusted / limited / blocked

model for OAuth apps, Google Workspace Marketplace allowlisting, and blocking of   unverified (unconfigured) apps and their sensitive-scope access.

Reviewing high-risk scopes and tokens — surfacing the grants that carry restricted or

sensitive scopes (full Gmail, Drive, admin, directory) and the tokens that should be revoked.

Standing up an app-vetting / approval workflow — a repeatable process (risk criteria,

reviewers, decision record) so new third-party apps are assessed *before* they are trusted, not   discovered after an incident.

The result: only trusted, vetted applications reach the organization's Google data, and every standing grant is inventoried, risk-scored, and governed.

## How it works

The solution operates against the Google Admin console (admin.google.com) and the Admin SDK (the Reports API for OAuth-token activity and the Directory API for token/domain-app inventory), driven by Python automation (the google-api-python-client client library and, where useful, gcloud subprocess wrappers) authenticated with Application Default Credentials (ADC) or a delegated service account — never hardcoded keys.

Control is exercised through Google's native API access control model, configured under Admin console → Security → Access and data control → API controls:

App access control classifies each OAuth/OIDC app as Trusted, Limited, or Blocked.

"Trusted" apps may access all scopes (including restricted/sensitive ones); "Limited" apps may   access only non-sensitive/basic scopes; "Blocked" apps get no access.

Unconfigured (unverified) third-party apps can be governed globally: you can block their

access to Google services entirely, or restrict them from sensitive and restricted scopes,   so a newly encountered app cannot silently obtain high-risk access.

Google Workspace Marketplace settings control whether users can install Marketplace apps

freely, only from an allowlist, or not at all.

Domain-wide OAuth token inventory (Directory API tokens resource) and **OAuth-token log

events** (Reports API) provide the connected-app + scope inventory and the revocation surface.

The four capabilities are layered: inventory feeds risk classification, which drives access control configuration and token revocation, and the vetting workflow governs everything new going forward. Every change is applied pilot-first with explicit pass/fail gates and a documented rollback.

## Reference design

The governance model is organized around named artifacts (reused verbatim throughout implementation, testing, and the scripts):

| Artifact | Name convention | Purpose |
| --- | --- | --- |
| App inventory | App Inventory – Org-Wide – v1 | Connected apps + scopes + grant counts, risk-scored |
| Trusted-app list | Trusted Apps – Org-Wide – v1 | Vetted apps allowed all/restricted scopes |
| Limited-app list | Limited Apps – Org-Wide – v1 | Apps allowed basic/non-sensitive scopes only |
| Blocked-app list | Blocked Apps – Org-Wide – v1 | Apps denied all Google access |
| Unverified-app policy | Unverified-App Block – Org-Wide – Pilot | Global block/limit of unconfigured apps' sensitive scopes |
| Marketplace policy | Marketplace Allowlist – Org-Wide – v1 | Allowlist-only Marketplace install setting |
| Pilot scope | App-Access Pilot – Pilot-OU – v1 | OU/group the controls are validated on first |
| Vetting workflow | App-Vetting Workflow – Org-Wide – v1 | Risk criteria + reviewers + decision record for new apps |
| Revocation runbook | Token Revocation – Risky-Grants – Runbook | Steps + evidence to revoke high-risk grants |

The risk score for a connected app is derived from the sensitivity of the scopes it holds (restricted > sensitive > basic), the number of users who granted it, whether it is verified by Google, and whether it appears on the Trusted list. Scope-sensitivity tiers follow Google's own classification (restricted and sensitive scopes are enumerated in Google's OAuth API scopes documentation — *verify the current list for your tenant*, as Google updates it).

## Benefits

Visibility: a complete, risk-scored inventory of every third-party app and OAuth scope touching

Google data — replacing an unknown surface with a governed one.

Containment: unverified apps and high-risk scopes are blocked by default; only vetted apps are

trusted.

Least privilege for apps: the trusted/limited/blocked model enforces that apps get only the

scope tier they were vetted for.

Repeatability: a documented vetting workflow means new-app risk is assessed before access is

granted, not after.

Auditability: every configuration and revocation is named, evidenced, and reproducible via the

included Python tools.

## Limitations & boundaries

Native Google controls only. This solution uses Google's built-in API access control,

Marketplace, and Admin SDK capabilities. A dedicated SaaS-security / SSPM product (or Google's   own advanced app-governance tooling where licensed) may add deeper behavioral detection; that is   complementary, not replaced here. *Verify which capabilities your Workspace edition includes.*

Edition-dependent features. Some app-access and security-center capabilities depend on the

Workspace edition (e.g. Enterprise tiers). Where a control's availability is edition- or   rollout-dependent, this guide flags "verify in your tenant" rather than asserting it.

Scope classification evolves. Google's list of sensitive/restricted scopes changes; the risk

model reads the current classification and flags unknown scopes for manual review rather than   assuming a fixed list.

Legal/compliance determinations deferred. Whether a given app or data flow is *permitted* under

the organization's policy or regulatory regime is a decision for security/legal/data-governance   stakeholders; this solution provides the technical inventory, controls, and evidence.

User-consent behavior. Blocking apps changes what users can install; expansion beyond the pilot

must be communicated (see change management) to avoid support load.

## Deployment model

This solution follows the house model: Assess → (Design →) Configure → Pilot → Validate → Expand, pilot-first, with explicit pass/fail gates and a documented rollback for every org-wide change:

Assess — inventory connected apps + scopes with the read-only discovery tool; risk-score them.

Design — classify apps into Trusted / Limited / Blocked; define unverified-app and Marketplace

policy; define the vetting workflow and risk criteria.

Configure — apply API access control, Marketplace allowlist, and unverified-app block in the

Admin console (dry-run/preview first).

Pilot — apply to App-Access Pilot – Pilot-OU – v1 first; validate no legitimate app is

broken.

Validate — run the validation tool against the pass/fail gates (high-risk scopes controlled,

unverified apps blocked, approvals enforced).

Expand — roll out org-wide under change control; operationalize the vetting workflow and

periodic token review.

# Requirements

These are the solution-specific prerequisites for OAuth & third-party app-access governance. They build on the shared Global Requirements — Google Workspace & Gemini Solutions (global-requirements-google.md), which already cover the Workspace/Cloud Identity tenant with a super-admin, the identity source of truth, a pilot OU/group and change control, and security/compliance stakeholders. Do not re-establish those here; verify them, then confirm the additional items below.

Each requirement lists Description / Why required / How to verify / How to implement if missing.

__________________________________________________

## 1. Super-admin (or delegated admin with API-controls privilege)

Description: A Google Workspace super-admin account, or a custom admin role that includes

the Services → Security and the API controls / App access control management privileges.

Why required: Configuring app access control (trusted/limited/blocked), Marketplace settings,

and the unverified-app block are performed in Admin console → Security → Access and data control   → API controls, which requires these privileges.

How to verify: Sign in to admin.google.com; confirm you can open **Security → Access and data

control → API controls and see App access control and Settings**.

How to implement if missing: Have a super-admin assign the role (Account → Admin roles), or

perform the work as super-admin under change control.

## 2. Admin SDK API enabled + a delegated identity for automation

Description: The Admin SDK API enabled for the tenant, and an identity the Python tools can

authenticate as — either your admin user via Application Default Credentials (gcloud auth   application-default login) with the required OAuth scopes, or a service account with   domain-wide delegation authorized for the read-only reporting/directory scopes.

Why required: The inventory, validation, and report tools call the Reports API

(admin.reports.audit.readonly) for OAuth-token activity and the Directory API   (admin.directory.user.security for the tokens resource) to enumerate and revoke grants.

How to verify: In the Google Cloud Console for the automation project, confirm Admin SDK API

is enabled; run one of the included discovery tools with --check-auth — it prints the   authenticated principal and the granted scopes.

How to implement if missing: Enable the Admin SDK API in the automation project; for a service

account, authorize domain-wide delegation in Admin console → Security → Access and data control →   API controls → Domain-wide delegation for the specific read-only scopes. Never export or commit   a service-account key — prefer ADC or workload identity.

## 3. Scope-sensitivity reference (Google's OAuth scope classification)

Description: The current mapping of OAuth scopes to Google's restricted / sensitive / basic

sensitivity tiers, used to risk-score connected apps.

Why required: The risk model classifies each app by the most sensitive scope it holds; this

depends on Google's published scope classification, which Google updates over time.

How to verify: Cross-check a sample of observed scopes against Google's OAuth API scopes and

restricted/sensitive scopes documentation. *Verify the current classification for your tenant —   do not assume a frozen list.*

How to implement if missing: Use the included scope-config helper to load a reviewable

scope-tier reference file; any scope not in the reference is flagged UNKNOWN for manual triage   rather than silently treated as low-risk.

## 4. A defined app-vetting decision authority and risk criteria

Description: A named approver/reviewer (security or IT-governance) and agreed **risk

criteria** for deciding whether a third-party app becomes Trusted, Limited, or Blocked (data   sensitivity, vendor security posture, scope necessity, verification status, business owner).

Why required: The vetting workflow (App-Vetting Workflow – Org-Wide – v1) requires a decision

authority and objective criteria; otherwise "trusted" is arbitrary.

How to verify: Confirm the approver(s) and a written risk-criteria checklist exist and are

agreed with the security stakeholder from the shared requirements.

How to implement if missing: Define the criteria and approver before configuring the Trusted

list; the included report generator produces the review packet the approver signs off.

## 5. A pilot OU/group representative of real app usage

Description: The pilot scope (App-Access Pilot – Pilot-OU – v1) — an OU or group whose members

actually use a representative set of third-party apps (not a dormant test OU).

Why required: Blocking unverified apps or tightening Marketplace can break legitimate workflows;

the pilot must exercise real apps so breakage is caught before org-wide expansion.

How to verify: Confirm the pilot OU/group contains active users whose connected-app inventory

(from the discovery tool) covers the common business apps.

How to implement if missing: Select or assemble a representative pilot cohort with the business

and change-management owners; extend the shared pilot OU/group if it is not representative.

## 6. Change-control window for the org-wide access-control change

Description: An approved change window and rollback plan for switching the org-wide

unverified-app policy and Marketplace setting from their current (often permissive) state to the   governed state.

Why required: These are tenant-wide settings that change what every user can install/authorize;

they must be scheduled, communicated, and reversible.

How to verify: Confirm a change ticket exists referencing `Unverified-App Block – Org-Wide –

Pilot` → org-wide expansion, with the documented rollback (revert the setting) attached.

How to implement if missing: Raise the change with the change-control process from the shared

requirements; do not flip org-wide settings ad hoc.

# Global Requirements — Google Workspace & Gemini Solutions

These requirements apply to every solution in the Google category. They are the common foundation each Google Workspace / Gemini solution assumes is already in place (or stands up as part of its own Requirements section). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Google solution). The Google Admin console (admin.google.com), Google Cloud / Cloud Identity, and the Microsoft / Entra sides are authored at exact, current click-by-click detail from the vendors' public documentation. Gemini Enterprise capabilities that are in preview or rolling out are cited or flagged "verify in your tenant" — never invented. Third-party migration tools (e.g. for mail/Drive/Chat data movement) and third-party enterprise apps (ServiceNow, SAP, Databricks, etc.) are integrated at the pattern/architectural level; their internal console steps are deferred to the vendor's own docs.

## 1. Google Workspace / Cloud Identity tenant

Description: A provisioned Google Workspace (or Cloud Identity) tenant with a super-admin

account for configuration, and the appropriate Workspace edition/licensing for the capability in   scope (e.g. Enterprise Plus for Vault/CAA/DLP, Gemini/AI add-on where required).

Why required: All configuration, policy, and API work is performed against this tenant.

How to verify: Sign in to admin.google.com as a super-admin; confirm edition and license

counts under Billing / Subscriptions.

How to implement if missing: Provision the tenant and licenses through Google or an authorized

reseller before starting.

## 2. Source Microsoft 365 / Entra environment (for migration & coexistence)

Description: For migration/coexistence/identity solutions, administrative access to the source

Microsoft 365 tenant and Microsoft Entra ID (Global Administrator or the least-privilege   roles the solution names).

Why required: Migration, directory sync, SSO federation, and coexistence read from and change

the Microsoft side.

How to verify: Confirm access to the M365 admin center and the Entra admin center with the

required role.

How to implement if missing: Obtain the role from the M365/Entra tenant owner.

## 3. DNS control for the routed domains

Description: Ability to create/modify DNS records (MX, SPF, DKIM, DMARC, TXT, CNAME) for the

domains being migrated, coexisting, or verified.

Why required: Domain verification, mail routing/coexistence, and authentication all depend on

DNS changes.

How to verify: Confirm access to the authoritative DNS zone for each domain.

How to implement if missing: Coordinate with whoever controls DNS; stage changes under change

control (mail-flow changes are high-impact).

## 4. Identity & provisioning source of truth

Description: A defined identity source of truth (on-prem AD, Entra ID, or an HR/IGA system)

and the sync mechanism (e.g. Google Cloud Directory Sync (GCDS) or SCIM-based provisioning).

Why required: Consistent users/groups across ecosystems underpin SSO, licensing, and access.

How to verify: Confirm which directory is authoritative and how objects flow into Google.

How to implement if missing: Define the source of truth and provisioning model before configuring

SSO or migrating.

## 5. A pilot scope (OU / group) and change control

Description: A pilot organizational unit or group to validate on before fleet-wide rollout,

and a change-control process for production changes (especially mail flow, DNS, identity, and DLP).

Why required: Every solution follows an Assess → Configure → Pilot → Validate → Expand model;

the pilot proves the design and change control protects production.

How to verify: Confirm a named pilot OU/group exists and a change window/approval path is available.

How to implement if missing: Create a pilot OU/group and agree the change-control process with the

owners before making production changes.

## 6. Security, compliance & governance stakeholders

Description: Engagement with the security (CISO), legal/eDiscovery, and data-governance

stakeholders whose policies the configuration must satisfy (DLP, retention, Vault/Purview, and any   regulatory regime such as ITAR/DFARS/Assured Controls where applicable).

Why required: Data governance, eDiscovery, DLP, and regulated-workload settings must align to

enterprise policy and legal requirements, not just technical defaults.

How to verify: Confirm the applicable policies and named stakeholders/approvers.

How to implement if missing: Identify the owners and obtain the policy/compliance requirements

before configuring governance controls.

*The deployment model across every Google solution is the same: Assess → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback for production changes.*

# Implementation

Follow these steps in order. They implement the Assess → Design → Configure → Pilot → Validate → Expand model, pilot-first, with explicit pass/fail gates and a documented rollback for every org-wide change. Every artifact created is named with the convention <Purpose> – <Scope> – <Stage> and that exact name is reused in later steps, testing, troubleshooting, and the Python tools.

Console navigation is current as of authoring; verify paths in your tenant where Google may have moved a menu. All automation is the included Python tooling, run with ADC or a delegated service account — no keys in code.

__________________________________________________

## Stage 0 — Prepare the automation environment

On the workstation that will run the tools, install Python 3.10+ and the client library:

pip install google-api-python-client google-auth

Authenticate with Application Default Credentials as an admin (or configure the delegated

service account per Requirement 2):

gcloud auth application-default login

Confirm the automation identity and scopes:

python oauth-app-inventory.py --check-auth

Pass gate: the tool prints the authenticated principal and confirms the read-only Reports and    Directory scopes are present. If not, fix auth before proceeding (see Requirement 2).

__________________________________________________

## Stage 1 — Assess: inventory connected apps + scopes

Produce App Inventory – Org-Wide – v1.

Run the read-only discovery tool to enumerate connected third-party apps, their OAuth scopes, and

the number of users who granted each — risk-scored by scope sensitivity:

python oauth-app-inventory.py --days 180 --out app-inventory.json

It reads OAuth-token activity from the Reports API and domain tokens from the Directory API,    joins them, and applies the scope-sensitivity reference to score each app    (HIGH / MEDIUM / LOW / UNKNOWN).

Review app-inventory.json. Confirm every HIGH-risk app (holding restricted/sensitive scopes:

full Gmail, full Drive, admin/directory, etc.) is understood, and every UNKNOWN-scope app is    triaged against the scope reference.

Pass gate: the inventory is complete (row count matches the Admin console API controls →    App access control → connected apps count, allowing for reporting lag) and no HIGH/UNKNOWN app is    unexplained.

## Stage 2 — Design: classify apps and define policy

Produce Trusted Apps – Org-Wide – v1, Limited Apps – Org-Wide – v1, Blocked Apps – Org-Wide – v1, and the vetting workflow.

Using the inventory + Requirement 4 risk criteria, classify each app into:

Trusted — vetted, may access all (incl. restricted/sensitive) scopes → `Trusted Apps –

Org-Wide – v1`.

Limited — allowed basic/non-sensitive scopes only → Limited Apps – Org-Wide – v1.

Blocked — denied all Google access → Blocked Apps – Org-Wide – v1.

Record each decision (app name, OAuth client ID, scopes, risk, decision, approver, date) — the

report generator produces this review packet for the approver.

Define App-Vetting Workflow – Org-Wide – v1: the intake form, risk criteria, reviewer, decision

record, and where the decision is applied (which list). This is the durable process for all new    apps going forward.

Pass gate: every HIGH-risk app has an explicit Trusted/Limited/Blocked decision with a named    approver; the vetting workflow is documented and agreed.

## Stage 3 — Configure (preview first): API access control, Marketplace, unverified apps

All configuration lives in Admin console → Security → Access and data control → API controls. Configure with a dry-run/preview mindset — stage the desired state, apply to the pilot first.

App access control (per-app trusted/limited/blocked). In **API controls → App access

control → Manage third-party app access, set each app from your Stage 2 lists to Trusted,    Limited, or Blocked**. You can scope some settings to an OU/group for the pilot.

Preview the intended state first with the config helper (dry-run default):

python api-access-control-helper.py --plan classification.json --dry-run

It prints, per app, the current vs. intended access level and flags any change that would break a      legitimate app — no change is applied without `--apply`.

Marketplace allowlist. In **API controls → App access control → Settings → Google Workspace

Marketplace settings, set the install policy to "Allow users to install only allowlisted    apps"** and populate the allowlist from Trusted Apps – Org-Wide – v1. Name this    Marketplace Allowlist – Org-Wide – v1.

Unverified / unconfigured third-party apps. In **API controls → Settings → Unconfigured third-

party apps (naming varies by tenant/rollout — *verify in your tenant*), set unconfigured apps to    be blocked from accessing Google services, or at minimum blocked from sensitive and    restricted scopes**. Name this Unverified-App Block – Org-Wide – Pilot (pilot-scoped first).

Rollback for every setting above: the previous access level / install policy / unconfigured- app setting, recorded before the change. Reverting the specific setting restores prior behavior; tokens already granted are unaffected by policy alone (revoke separately in Stage 5b).

Pass gate: the config helper's dry-run shows the intended state matches the Stage 2 design with    no unexplained breakage before you pass --apply.

## Stage 4 — Pilot: apply to the pilot OU/group

Scope the settings above to App-Access Pilot – Pilot-OU – v1 (the representative pilot from

Requirement 5). Apply the classification with the helper:

python api-access-control-helper.py --plan classification.json --scope pilot-ou --apply

Have pilot users exercise their normal third-party apps for the agreed soak period.

Pass gate: no legitimate pilot app is broken; any Trusted app still works; blocked/unverified    apps are correctly denied (verified in Stage/Validation testing).

## Stage 5 — Validate against the gates

Run the validation/report tool against the pilot scope:

python app-access-validation.py --scope pilot-ou --report validation.json

It checks the three gates: (a) high-risk (restricted/sensitive) scopes are only held by Trusted    apps; (b) unverified/unconfigured apps are blocked (or blocked from sensitive scopes);    (c) the Marketplace install policy is allowlist-only and matches Trusted Apps – Org-Wide – v1.

Pass gate: all three gates PASS for the pilot. Any FAIL is remediated (reclassify, adjust    setting, or revoke) and re-validated before expansion.

### Stage 5b — Revoke risky standing grants (`--apply` gated)

Standing tokens granted before the policy remain until revoked. Use the revocation helper to act on the HIGH-risk grants identified in the inventory, following Token Revocation – Risky-Grants – Runbook:

Preview which grants would be revoked (safe default — no writes):

python risky-grant-revoker.py --inventory app-inventory.json --risk HIGH --dry-run

After approver sign-off, revoke:

python risky-grant-revoker.py --inventory app-inventory.json --risk HIGH --apply

It calls the Directory API `tokens.delete` for each targeted (user, app) grant and writes an    evidence log.

Rollback: revocation forces users to re-consent to legitimately needed apps; there is no "un-revoke." Therefore revoke only vetted-Blocked or clearly abusive grants, communicate to affected users, and keep the evidence log. This is why --apply is gated and approver-signed.

## Stage 6 — Expand org-wide under change control

Within the approved change window (Requirement 6), promote each pilot setting from pilot scope to

org-wide: the per-app Trusted/Limited/Blocked classification, Marketplace Allowlist –    Org-Wide – v1, and Unverified-App Block – Org-Wide – Pilot → org-wide (rename to    Unverified-App Block – Org-Wide – v1).

Re-run validation org-wide:

python app-access-validation.py --scope org --report validation-org.json

Pass gate: all three gates PASS org-wide.

Operationalize: schedule periodic re-inventory + token review (see Best Practices), and route all

new third-party apps through App-Vetting Workflow – Org-Wide – v1 before they are Trusted.

Org-wide rollback: revert the specific org-wide setting to its recorded prior value; the pilot scope remains governed while you investigate.

# Testing & Validation

Run these procedures after the pilot (Stage 4) and again after org-wide expansion (Stage 6). Each has an explicit expected pass / fail. The automated checks are produced by app-access-validation.py; the manual checks confirm the Admin console state.

__________________________________________________

## Test 1 — Inventory completeness

Procedure: Run python oauth-app-inventory.py --days 180 --out app-inventory.json. Compare the

connected-app count to Admin console → Security → Access and data control → API controls → App   access control → connected apps.

Expected PASS: counts match within reporting lag; every HIGH-risk and UNKNOWN-scope app is

accounted for in the classification.

FAIL: a HIGH-risk app in the console is missing from the inventory, or an UNKNOWN scope is

untriaged → investigate auth/scopes and re-run before proceeding.

## Test 2 — Gate A: high-risk scopes only held by Trusted apps

Procedure: python app-access-validation.py --scope <pilot-ou|org> --report validation.json and

read the gate_a result.

Expected PASS: every app holding a restricted or sensitive scope appears on `Trusted Apps –

Org-Wide – v1`; no Limited/unclassified app holds a sensitive/restricted scope.

FAIL: a non-Trusted app holds a sensitive/restricted scope → reclassify (Trusted after vetting,

or Blocked) and, if abusive, revoke via Stage 5b; re-run.

## Test 3 — Gate B: unverified/unconfigured apps blocked

Procedure: Read gate_b from the validation report; then manually attempt to authorize a

brand-new, unlisted test app as a pilot user.

Expected PASS: the report shows the unconfigured-app policy set to block (or block from

sensitive/restricted scopes); the manual authorization of a new unlisted app is denied (or   denied for sensitive scopes) for the pilot user.

FAIL: a new unlisted app obtains sensitive-scope access → confirm `Unverified-App Block –

Org-Wide – Pilot` is applied to the pilot scope; correct and re-test.

## Test 4 — Gate C: Marketplace allowlist enforced

Procedure: Read gate_c from the report; then, as a pilot user, attempt to install a

Marketplace app that is not on Marketplace Allowlist – Org-Wide – v1.

Expected PASS: the install policy is allowlist-only and the allowlist matches `Trusted Apps

– Org-Wide – v1`; the non-allowlisted install is blocked.

FAIL: a non-allowlisted Marketplace app installs → re-check the Marketplace setting scope and

the allowlist contents.

## Test 5 — Trusted app still works (no false breakage)

Procedure: As a pilot user, use a Trusted app that legitimately needs a sensitive scope

(e.g. an approved backup/DLP integration).

Expected PASS: the Trusted app authorizes and functions normally — governance did not break a

vetted app.

FAIL: a Trusted app is denied → confirm it is on Trusted Apps – Org-Wide – v1 with the correct

OAuth client ID and that its access level is Trusted, not Limited.

## Test 6 — Risky-grant revocation (dry-run vs apply)

Procedure: python risky-grant-revoker.py --inventory app-inventory.json --risk HIGH --dry-run,

review; then (after sign-off) --apply.

Expected PASS (dry-run): the tool lists exactly the (user, app) grants it *would* revoke and

makes no change. PASS (apply): targeted grants are revoked, an evidence log is written, and a   re-inventory no longer shows those grants.

FAIL: dry-run lists grants outside the intended risk set, or apply revokes a Trusted app → stop,

correct the filter/classification, re-run dry-run.

## Test 7 — Vetting workflow enforced for a new app

Procedure: Introduce a hypothetical new third-party app request and run it through

App-Vetting Workflow – Org-Wide – v1; generate the review packet with the report generator.

Expected PASS: the app is not Trusted/allowlisted until the approver signs the review packet;

the decision is recorded and applied to the correct list.

FAIL: a new app reaches Trusted/allowlist without a recorded decision → the workflow is not being

followed; reinforce the gate.

__________________________________________________

Overall exit criterion: Gates A, B, and C all PASS at the target scope (pilot, then org-wide), no Trusted app is broken (Test 5), risky grants are revoked with evidence (Test 6), and new apps are gated by the vetting workflow (Test 7).

# Troubleshooting

Common failure modes and resolutions for OAuth & third-party app-access governance. Artifact names match the Implementation guide.

__________________________________________________

## Auth & API access

`--check-auth` fails or the tools get 401/403.

Cause: ADC not set, or the authenticated identity lacks the read-only Reports/Directory scopes, or

the Admin SDK API is not enabled.

Fix: run gcloud auth application-default login as an admin; enable the Admin SDK API in the

automation project; for a service account, authorize domain-wide delegation for   admin.reports.audit.readonly and admin.directory.user.security (Requirement 2). Re-run   python oauth-app-inventory.py --check-auth.

`insufficientPermissions` on `tokens.list` / `tokens.delete`.

Cause: the delegated identity is not a super-admin equivalent for the Directory tokens resource,

or DWD is scoped to the wrong scopes.

Fix: confirm the account has the security-management privilege and that DWD lists exactly

admin.directory.user.security. Never add write scopes the tool doesn't need.

`ImportError: googleapiclient`.

Fix: pip install google-api-python-client google-auth (Python 3.10+).

## Inventory quality

Inventory count is lower than the Admin console connected-apps count.

Cause: Reports API/token propagation lag, or a user page failed mid-enumeration (the tool warns per

user on stderr).

Fix: re-run after the reporting window settles; check stderr WARN lines and confirm no large group

of users errored. Treat the console count as the source of truth for completeness (Test 1).

Many apps show risk `UNKNOWN`.

Cause: their scopes aren't in the scope-sensitivity reference (or you're on the built-in starter

hints).

Fix: run scope-config-helper.py --scope-ref scope-sensitivity.json --inventory app-inventory.json

to list the UNKNOWN scopes, classify them against Google's current OAuth scope documentation   (*verify for your tenant*), and re-run the inventory with --scope-ref. UNKNOWN is deliberately   not downgraded to LOW — triage it.

## Configuration & policy

A legitimate app broke after applying the classification.

Cause: an app that legitimately needs a sensitive scope was set to Limited/Blocked, or it isn't

on Trusted Apps – Org-Wide – v1 with the correct OAuth client ID.

Fix: the api-access-control-helper.py dry-run flags these as BREAK-RISK before apply — heed

the flag. To recover: set the app to Trusted for the affected scope after vetting, or scope the   change back to App-Access Pilot – Pilot-OU – v1 while you investigate. Rollback: revert the   per-app access level to its recorded prior value.

Unverified-app block also blocks an app we actually use.

Cause: the app is unconfigured (not on any list) and Unverified-App Block – Org-Wide – Pilot

denies it.

Fix: vet the app via App-Vetting Workflow – Org-Wide – v1 and add it to the Trusted (or Limited)

list; unconfigured apps are *supposed* to be denied — that is Gate B working. Confirm you piloted   before org-wide expansion.

Marketplace Gate C fails: `trusted_not_allowlisted` / `only_in_allowlist` non-empty.

Cause: the Marketplace allowlist and Trusted Apps – Org-Wide – v1 have drifted apart.

Fix: reconcile — add missing Trusted apps to the allowlist and remove allowlist entries that aren't

Trusted, so Marketplace Allowlist – Org-Wide – v1 == the Trusted list. Re-run validation.

Console path for the unconfigured-app / Marketplace setting isn't where the guide says.

Cause: Google moves and renames Admin console menus and rolls features out by edition.

Fix: search the Admin console for "API controls", "app access control", "Marketplace"; confirm the

setting under Security → Access and data control → API controls. Where a control's availability   is edition/rollout-dependent, verify it exists for your tenant (author's flag, not an error).

## Revocation

`risky-grant-revoker.py --apply` reports `error:` for some grants.

Cause: the (user, app) grant no longer exists (already revoked / user removed), or a transient API

error.

Fix: errors are recorded per grant in the evidence log and don't stop the run. Re-run dry-run to

confirm the remaining set; already-gone grants are safe to ignore.

Users complain an app stopped working after revocation.

Cause: revocation forces re-consent; this is expected for anything revoked.

Fix: for a *legitimately needed* app, confirm it's Trusted/allowlisted and have the user

re-authorize. This is why revocation is --apply-gated, approver-signed, and communicated. There is   no "un-revoke" — only re-consent.

Validation exits non-zero in a change-control pipeline.

Cause: app-access-validation.py returns exit code 1 when any gate FAILs (by design).

Fix: read validation.json for the failing gate's offenders, remediate, and re-run until OVERALL

= PASS before promoting scope from pilot to org-wide.

# Best Practices

Durable practices for keeping OAuth & third-party app access governed after the initial rollout.

## Governance & process

Vet before you trust. Every new third-party app goes through `App-Vetting Workflow – Org-Wide –

v1 *before* it is added to Trusted Apps – Org-Wide – v1` or the Marketplace allowlist. "Trusted"   is a decision with a named approver and a recorded rationale, never a default.

Default-deny the unknown. Keep Unverified-App Block – Org-Wide – v1 set to block unconfigured

apps from sensitive/restricted scopes at minimum. New apps should have to earn access, not lose it.

Allowlist the Marketplace. Keep Marketplace on allowlist-only. An open Marketplace is a

continuous stream of un-vetted grants.

Least scope, not least app. Prefer apps that request the narrowest scopes for the job. When two

apps do the same task, favor the one that avoids restricted scopes (full Gmail/Drive/admin).

## Ongoing hygiene

Re-inventory on a schedule. Run oauth-app-inventory.py monthly (or per your risk cadence).

New HIGH-risk or UNKNOWN-scope apps are the signal to trigger vetting or revocation.

Review tokens, not just policy. Policy governs *new* grants; standing tokens persist until

revoked. Periodically run the risky-grant review (dry-run first) and revoke vetted-Blocked or   abandoned grants via Token Revocation – Risky-Grants – Runbook.

Watch scope drift. Google's restricted/sensitive scope classification changes; keep the

scope-sensitivity reference current and treat any newly-restricted scope as a re-review trigger.

Correlate with sign-in and audit signals. Cross-reference high-risk OAuth grants with the

security investigation / audit logs; an unusual app + unusual sign-in together is a stronger signal   than either alone.

## Safety & operations

Pilot every tightening. Any change that could block a legitimate app (new unverified-app policy,

Marketplace change, reclassifying an app to Limited/Blocked) goes to App-Access Pilot – Pilot-OU –   v1 first with the documented rollback ready.

Communicate revocations. Revoking a grant forces re-consent; tell affected users why and what to

re-authorize, so a security action doesn't read as an outage.

Keep evidence. Retain the validation reports, revocation evidence logs, and vetting decision

records — they are the audit trail that the surface is governed.

Automate safely. Run the tools read-only/dry-run by default; require --apply (and approver

sign-off) for writes and revocations. Never commit or export a service-account key — use ADC or   workload identity, scoped to the minimum read-only APIs.

## Alignment

Tie trusted apps to business owners. Every Trusted app should have a named business owner

accountable for it; orphaned trusted apps are a review trigger.

Feed the joiner/mover/leaver process. When a vendor relationship ends, Block the app and revoke

its grants as part of offboarding — don't let a dead vendor keep a live token.

Verify edition-dependent controls. Some app-access and security-center capabilities depend on

the Workspace edition and Google's current rollout; confirm availability in your tenant rather than   assuming a control exists.

# Deliverables Summary

This solution delivers a complete, self-guided OAuth & third-party app-access governance package for Google Workspace: the documentation set plus five authentic Python automation tools.

## Documentation

Solution Overview — the OAuth risk model (scopes, connected apps, the trusted/limited/blocked

API access control model, Marketplace allowlisting, unverified-app blocking) and the reference   design with named artifacts.

Requirements Guide — the solution-specific prerequisites (super-admin/API-controls privilege,

Admin SDK + delegated automation identity, scope-sensitivity reference, vetting authority,   representative pilot, change window), each with verify/implement steps, building on the shared   Google-category global requirements.

Implementation Guide — exact ordered steps: inventory apps + scopes, classify by risk, configure

API access control + Marketplace allowlist + unverified-app block, pilot, validate against the   gates, revoke risky grants, and expand org-wide — with pass/fail gates and rollback at each stage.

Testing & Validation — seven procedures with expected pass/fail, covering the three governance

gates plus no-false-breakage and revocation checks.

Troubleshooting — common failure modes (auth/scope errors, reporting lag, broken legitimate

apps, revocation side-effects) and resolutions.

Best Practices — durable app-access hygiene: vet-before-trust, default-deny the unknown,

scheduled re-inventory and token review, and safe automation.

Executive Summary — the outcome, approach, and why the change is safe and governed.

## Python tools (`scripts/`)

All tools are read-only or dry-run by default; writes/revocations require --apply. They authenticate via Application Default Credentials or a delegated service account — no hardcoded credentials, no exported keys, no secrets in code. Python 3.10+; pip install google-api-python-client google-auth.

oauth-app-inventory.py — *Assessment / discovery (read-only).* Enumerates connected

third-party apps, their OAuth scopes, and per-app grant counts from the Admin SDK Reports API    (OAuth-token activity) and Directory API (domain tokens); risk-scores each app (HIGH/MEDIUM/LOW/    UNKNOWN) using the scope-sensitivity reference. Produces App Inventory – Org-Wide – v1.

api-access-control-helper.py — *Configuration helper (dry-run default).* Takes a

classification plan (Trusted/Limited/Blocked per app) and shows current-vs-intended access level,    flagging changes that could break a legitimate app. Applies only with --apply; supports pilot    scoping. Drives Trusted/Limited/Blocked Apps – Org-Wide – v1.

app-access-validation.py — *Validation / report generator (read-only).* Checks the three

governance gates — (A) high-risk scopes only held by Trusted apps, (B) unverified apps blocked,    (C) Marketplace allowlist-only — and emits a pass/fail report and the approver review packet.

risky-grant-revoker.py — *Policy/guardrail — token revocation (--apply gated).* From the

inventory, targets HIGH-risk (or vetted-Blocked) standing grants and revokes them via the Directory    API tokens.delete, writing an evidence log. Dry-run by default; executes Token Revocation –    Risky-Grants – Runbook.

scope-config-helper.py — *Scope/config helper (read-only).* Loads and validates the

scope-sensitivity reference (restricted/sensitive/basic tiers), reports scopes seen in the    inventory that are UNKNOWN to the reference (for manual triage), and emits a reviewable    scope-classification file the other tools consume.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## api-access-control-helper.py

## app-access-validation.py

## oauth-app-inventory.py

## risky-grant-revoker.py

## scope-config-helper.py