BeyondCorp Enterprise — Zero-Trust Access for Apps & Google Cloud

Implementation Solution Guide

Version 1.0.0    ·    2026-07-06

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — BeyondCorp Enterprise: Zero-Trust Access for Apps & Google Cloud

## The outcome

Access to the organization's internal applications, virtual machines, and Google Cloud resources is granted per request, on who and what — not where. A device being inside the VPN no longer makes it trusted; a laptop that fails device posture is denied even from a corporate IP; and remote access to internal apps no longer depends on a VPN concentrator. The end state is true zero trust: apps and VMs sit behind Identity-Aware Proxy, context-aware access levels are enforced on every request, and the VPN trust that these apps relied on is retired.

## The approach

The solution implements BeyondCorp Enterprise — Google Cloud's zero-trust access model — using three native controls working together:

Access Context Manager access levels define reusable identity + device + context conditions

(corporate-managed device, allowed region, trusted network).

Identity-Aware Proxy (IAP) becomes the single front door in front of each web app (behind a Google

load balancer) and each VM (via IAP TCP forwarding for SSH), so no request reaches a backend   unauthenticated.

Context-aware access bindings attach an access level to each grant, so access is allowed only when

identity and context both pass.

This is the Google Cloud / apps-and-VMs side of zero trust — distinct from, but complementary to, Workspace Context-Aware Access, which protects Google Workspace apps in the Admin console. The solution is explicit about which console each control belongs in.

## Why it is safe and governed

Delivery follows a pilot-first model — Assess → Design → Configure → Pilot → Validate → Expand — against a named pilot app, a named pilot VM, and a named pilot group. Explicit pass/fail gates require proof that access is *granted* on identity+context and *denied* for unmanaged devices, wrong regions, unauthorized identities, and direct bypass attempts before any VPN path is retired. A guardrail check blocks weak configuration (IAP bindings without a context condition, over-broad principals, SSH not locked to the IAP range), every production-affecting change has a documented rollback, and IAP and Cloud Audit Logs provide the allow/deny evidence.

## What is delivered

A complete, self-guided implementation: solution overview, requirements, step-by-step implementation, testing/validation, troubleshooting, and best-practice guides — plus five safe-by-default Python tools (assessment, IAP enablement helper, deny/allow validation report, policy guardrail check, and a scope/config helper) built on gcloud and the Google Cloud Client Libraries, with no hardcoded credentials, keys, or secrets. Version- and preview-dependent capabilities are cited or flagged "verify in your organization," never invented. The result is enterprise zero-trust access, deployed at a fraction of typical consulting cost.

# 1. Solution Overview — BeyondCorp Enterprise: Zero-Trust Access for Apps & Google Cloud

## What this solution is

This is the repeatable way to replace network-location trust with identity- and context-aware zero-trust access for an enterprise's web applications, virtual machines, and Google Cloud resources. It implements BeyondCorp Enterprise — Google Cloud's zero-trust access model — using three building blocks that work together:

Access Context Manager — where you define access levels: named, reusable conditions that

combine who the caller is with the context of the request (device state, IP/geo, corporate-managed   status, time). An access level is a boolean the platform re-evaluates on every request.

Identity-Aware Proxy (IAP) — the enforcement point that sits *in front of* an application or VM.

A request never reaches the backend until IAP has authenticated the user and checked that they are   both authorized (IAM) and satisfy any bound access level (context). IAP works for HTTPS web apps   behind a Google load balancer and, via IAP TCP forwarding, for SSH/RDP to VMs — removing the   need for a bastion host reachable over a VPN.

Context-aware access bindings — the IAM binding that attaches an access level to a principal's

access to a resource, so a grant reads "this group may reach this app only when they meet this   access level," not just "this group may reach this app."

The result: access is granted per request, on who and what — not where. A device inside a VPN is no longer automatically trusted; a laptop that fails device posture is denied even from the corporate IP range; and remote access to internal apps no longer depends on a VPN concentrator at all.

Google Cloud Console layouts, gcloud command surfaces, and specific BeyondCorp Enterprise capabilities change over time and are owned by Google. Where a capability, tier, or preview feature is version-dependent (for example, device-trust signal sources, Chrome Enterprise Premium licensing for certain device signals, or IAP support for a given resource type), this solution cites it or flags "verify in your organization" rather than inventing an exact path.

## How this differs from Workspace Context-Aware Access

The organization may already run Context-Aware Access (CAA) in the Google Admin console to gate access to Google Workspace apps (Gmail, Drive, Calendar) by device and context. That is a Workspace control, configured under Admin console → Security → Access and data control → Context-Aware Access, and it protects Google's own SaaS apps.

This solution is the Google Cloud / BeyondCorp Enterprise side of the same idea — it protects your own applications and VMs and Google Cloud resources, configured with Access Context Manager + IAP + Cloud IAM in the Google Cloud Console (not the Admin console). The two share the same conceptual model (identity + device + context) and can share device-trust signals, but they are distinct products with distinct admin surfaces. This solution is explicit about which console each step belongs in so the two are not conflated. Where Workspace CAA and BeyondCorp access levels can draw on the same device signals, that overlap is noted; the configuration itself is done per surface.

## The reference design

The pilot-first reference design has five layers:

Access levels (Access Context Manager) — a small, named set of reusable conditions, e.g.

Access Level – Corp-Managed – v1 (corporate-managed device + allowed region) and    Access Level – Trusted-Network – v1 (allowed corporate IP ranges). Basic access levels use    attribute conditions; custom access levels use Common Expression Language (CEL). Access levels    live at the Organization node so every project can reference them.

Device-trust signals — the inputs an access level tests. Depending on licensing and enrollment,

signals can come from endpoint verification / Chrome Enterprise, corporate-managed device    status, or an integrated endpoint-management partner. Because signal sources and their licensing are    version- and tier-dependent, the solution names the signal it relies on and flags "verify the    signal source and license in your organization."

Identity-Aware Proxy (IAP) — enabled in front of a pilot web app (behind an external/internal

HTTPS load balancer) and, separately, for IAP TCP forwarding to a pilot VM for SSH. IAP becomes    the single front door; the backend is not reachable directly.

Context-aware access bindings — IAM policy on the IAP-protected resource that grants the pilot

group roles/iap.httpsResourceAccessor (web) or the TCP-forwarding role (VMs) conditioned on    the access level. Access is allowed only when identity and context both pass.

VPN retirement path — once the app/VM are reachable through IAP with context enforced, the

corresponding VPN route and firewall exposure for that app are removed, so the app is no longer    reachable by network position at all.

## Benefits

No implicit network trust. A request is judged on identity + device + context every time, so a

compromised device or a caller on the "right" network is not automatically allowed.

VPN reduction/retirement. Internal apps and VM SSH move behind IAP, removing whole classes of

VPN exposure and the flat lateral access a VPN grants.

Least-privilege, per-app. Each app/VM gets its own IAM + access-level policy; there is no

all-or-nothing tunnel.

Auditable. IAP and Cloud Audit Logs record who reached what, from what context — every allow and

deny is evidence.

Reusable policy. Access levels are defined once and referenced across many resources.

## Limitations and boundaries

IAP resource support is specific. IAP fronts HTTPS load-balanced web apps, App Engine, and (via

TCP forwarding) VMs; not every workload type is IAP-eligible. Confirm eligibility for each target —   verify in your organization.

Device signals depend on licensing/enrollment. Richer device-trust signals may require Chrome

Enterprise Premium / endpoint verification enrollment. The solution states the dependency and flags   it for verification rather than assuming a tier.

This is not the Workspace CAA product (see above) and does not configure Workspace app access.

Legal/records/compliance determinations are deferred to the org's legal, records, and compliance

functions; this solution provides the technical access-control method and the evidence.

IaC is at the pattern level — Terraform / Cloud Foundation Toolkit blueprints are shown as a

pattern with representative snippets; module internals are deferred to the tool's own docs.

## Deployment model

This solution follows the house model: Assess → Design → Configure → Pilot → Validate → Expand, pilot-first. Access levels and IAP are configured against a named pilot app and a named pilot VM with a named pilot group first; explicit pass/fail gates confirm that access is *granted* on identity+context and *denied* otherwise before any VPN path is retired or the pattern is expanded. Every org-wide or production-affecting change has a documented rollback.

# 2. Requirements — BeyondCorp Enterprise: Zero-Trust Access

This solution assumes the six shared GCP foundation requirements in global-requirements-gcp.md are already met: a GCP Organization linked to Cloud Identity / Workspace, Organization-level administrative access, a Cloud Billing account, the `gcloud`/IaC toolchain with API enablement, a resource-hierarchy/naming/pilot design, and security/network/governance stakeholder engagement. Do not re-do those here — verify them, then satisfy the solution-specific prerequisites below before starting Implementation.

Follow the naming convention <Purpose> – <Scope> – <Stage> for every artifact (e.g. Access Level – Corp-Managed – v1, IAP App – Pilot, Pilot Group – ZeroTrust).

__________________________________________________

## 2.1 Access Context Manager enabled with an access policy on the Organization

Description: The Access Context Manager API enabled and an **organization-scoped access

policy** in place. Access levels are children of this access policy and are referenced by both   VPC Service Controls and IAP context-aware access.

Why required: Access levels (the identity+device+context conditions this solution enforces) can

only be created inside an access policy; without it there is nowhere to define them.

How to verify: gcloud access-context-manager policies list --organization <ORG_ID> returns a

policy. Confirm the Access Context Manager API is enabled   (gcloud services list --enabled | grep accesscontextmanager).

How to implement if missing: Enable the API

(gcloud services enable accesscontextmanager.googleapis.com) and create the org access policy   (gcloud access-context-manager policies create --organization <ORG_ID> --title "<title>"). Only   one scoped access policy per organization applies to the whole org — verify whether one already   exists (often created by the Landing Zone or VPC-SC solution) before creating a second.

## 2.2 A pilot web application behind a Google Cloud HTTPS load balancer

Description: A named pilot web app (IAP App – Pilot) served through an **external or

internal HTTPS load balancer** with a backend service, on a project you control. IAP for web apps is   enabled on the load balancer's backend service.

Why required: IAP for HTTPS protects apps that sit behind a Google load balancer backend service;

the app must be in that shape before IAP can front it.

How to verify: In the Console (Network services → Load balancing) confirm the HTTPS load balancer

and backend service; the app is reachable at its URL over HTTPS.

How to implement if missing: Deploy the pilot app behind an HTTPS load balancer (or App Engine,

which IAP also supports). Exact load-balancer setup is deferred to Google's load-balancing docs;   IAP eligibility of the specific app type should be confirmed — verify in your organization.

## 2.3 A pilot VM for IAP TCP forwarding (SSH)

Description: A named pilot Compute Engine VM (IAP VM – Pilot) that today is reached over SSH

(often via a bastion/VPN), which you will move to IAP TCP forwarding.

Why required: IAP TCP forwarding is the mechanism that replaces bastion/VPN SSH access with

context-checked, brokered connections; a target VM is needed to pilot it.

How to verify: The VM exists (gcloud compute instances list) and you can currently SSH to it.

How to implement if missing: Create a VM in the pilot project. Ensure a firewall rule allows

ingress on the SSH port from the IAP TCP forwarding IP range `35.235.240.0/20` (this is the   documented IAP forwarding range) rather than from the internet or the VPN.

## 2.4 A device-trust signal source (and its licensing)

Description: A source of device-trust signals the access levels will test — for example

endpoint verification / Chrome Enterprise device attributes, corporate-managed device status, or   an integrated endpoint-management partner signal.

Why required: The "what" in "who and what" — the device condition in an access level — needs a

real signal to evaluate; without it access levels can only test identity and network attributes.

How to verify: Confirm which signal source is available and enrolled for the pilot devices, and

confirm the license tier that unlocks it (some device signals require Chrome Enterprise   Premium / endpoint-verification enrollment). Verify the exact signal source and license in your   organization — these are tier- and version-dependent and must not be assumed.

How to implement if missing: Enroll pilot devices in the chosen signal source and provision the

required license before building device-conditioned access levels. If no device signal is yet   available, start with an identity + network (IP/geo) access level and add the device condition once   the signal source is live.

## 2.5 Pilot identity group(s) and least-privilege admin roles

Description: A named pilot group (Pilot Group – ZeroTrust) in Cloud Identity for the users

who will test access, and the least-privilege admin roles needed to configure this solution:   roles/accesscontextmanager.policyAdmin (manage access levels),   roles/iap.admin (manage IAP settings), and the ability to set IAM on the target resources.

Why required: Bindings target groups, not individuals; and configuring access levels + IAP

requires the specific admin roles, granted narrowly rather than via broad org-admin.

How to verify: The group exists and the operator holds the roles

(gcloud organizations get-iam-policy <ORG_ID> / project-level get-iam-policy).

How to implement if missing: Create the pilot group; have a super-admin grant the named roles

under change control.

## 2.6 IAP and required APIs enabled on target projects

Description: The Identity-Aware Proxy API (iap.googleapis.com) and Compute Engine API

enabled on the projects hosting the pilot app and VM, plus the OAuth consent/brand configured for IAP   where required for web apps.

Why required: IAP cannot be turned on for a resource until its API is enabled; web IAP requires an

OAuth brand/consent screen on the project.

How to verify: gcloud services list --enabled shows iap.googleapis.com; in the Console the

IAP page loads for the project.

How to implement if missing: gcloud services enable iap.googleapis.com compute.googleapis.com;

configure the OAuth brand/consent as prompted the first time IAP for web is enabled (steps are   version-dependent — follow the in-console prompt / current IAP docs).

## 2.7 A documented rollback and change window

Description: An agreed rollback procedure and change window for enabling IAP / binding

access levels / retiring a VPN path, since these change how users reach an app.

Why required: Zero-trust enforcement can lock users out if a signal or binding is wrong; a

rollback (disable IAP enforcement / detach the access-level condition / re-open the prior path) must   be ready before production-affecting changes.

How to verify: The rollback steps and approver are written down and the pilot group is briefed.

How to implement if missing: Capture the rollback (see Implementation §rollback) and confirm the

approver before the first enforcement change.

# Global Requirements — Google Cloud Platform (GCP) Foundation Solutions

These requirements apply to the Google Cloud Platform (GCP) infrastructure and zero-trust solutions in the Google category (landing zone, Cloud IAM, networking / VPC Service Controls, Security Command Center, FinOps, and BeyondCorp Enterprise). They are the common foundation each GCP solution assumes is already in place (or stands up as part of its own Requirements section). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every GCP solution). The Google Cloud Console (console.cloud.google.com), the gcloud CLI, and Cloud Identity / Google Admin are authored at exact, current click-by-click / command detail from Google's public documentation. Where a capability, API, or default is version- or preview-dependent (new SCC tiers, BeyondCorp features, org-policy constraints, service-perimeter behaviors), it is cited or flagged "verify in your organization" — never invented. Infrastructure-as-Code (Terraform, the Cloud Foundation Toolkit / Terraform blueprints, Config Controller) is used at the pattern level — the solutions give the design, the gcloud/console procedure, and representative IaC, and defer provider/module internals to the tool's own docs. Automation is delivered as Python (Cloud Client Libraries / gcloud wrappers), never with hardcoded credentials or keys.

## 1. A Google Cloud Organization linked to Cloud Identity / Workspace

Description: A GCP Organization resource (the root of the resource hierarchy), which exists

once the domain's Cloud Identity or Google Workspace account is set up. Solutions build the   folder/project hierarchy beneath it.

Why required: Org-level policy, IAM, VPC Service Controls, and SCC all operate at or below the

Organization node; without it there is no place to anchor centralized governance.

How to verify: In the Cloud Console resource selector (or gcloud organizations list), confirm

an Organization resource exists and its ID.

How to implement if missing: Establish Cloud Identity/Workspace for the domain so the

Organization is created, then verify domain ownership.

## 2. Organization-level administrative access

Description: An account (ideally a break-glass super-admin plus a delegated **Organization

Administrator** / least-privilege roles the solution names) able to set org policies, create   folders/projects, and grant IAM at the Organization node.

Why required: Foundational changes (resource hierarchy, org policies, IAM bindings, VPC-SC

perimeters) require Organization-level authority.

How to verify: Confirm the account holds roles/resourcemanager.organizationAdmin (and the

specific roles each solution lists) via gcloud organizations get-iam-policy.

How to implement if missing: Have a super-admin grant the roles under change control; keep

break-glass accounts audited and MFA-protected.

## 3. A Cloud Billing account

Description: An active Cloud Billing account linked (or linkable) to the projects the

solution provisions, with a billing administrator available.

Why required: Projects that host resources (networks, SCC, workloads) must be linked to billing;

FinOps/budget work operates directly on the billing account.

How to verify: gcloud billing accounts list shows an OPEN account; confirm billing-admin access.

How to implement if missing: Create/associate a billing account (Google or reseller) before

provisioning billable resources.

## 4. The gcloud / IaC toolchain and API enablement

Description: A workstation or pipeline with the Google Cloud SDK (`gcloud`, `gsutil`),

Python 3.10+ with the Cloud Client Libraries, and (where used) Terraform; plus the   ability to enable the required Google Cloud APIs on target projects.

Why required: Configuration, automation, and the provided Python tools run through these; most

services require their API to be enabled first.

How to verify: gcloud version, python --version, and gcloud services list --enabled on a

target project.

How to implement if missing: Install the SDK + libraries; enable the named APIs

(gcloud services enable …) before running the steps.

## 5. A resource-hierarchy, naming & environment design

Description: An agreed folder/project structure (e.g. by department/environment), a

naming/labeling convention, and the environments in scope (prod / non-prod / shared), plus a   pilot project or folder to validate on before org-wide rollout.

Why required: IAM, org policy, networking, and cost allocation all key off the hierarchy and

labels; every solution follows an Assess → Design → Configure → Pilot → Validate → Expand model.

How to verify: Confirm the intended hierarchy, naming convention, and a named pilot scope with

the platform owners.

How to implement if missing: Define the hierarchy and naming standard (this is often the first

solution — the Landing Zone) before building dependent controls.

## 6. Security, network & governance stakeholders and policy

Description: Engagement with the security (CISO/SecOps), network, and cloud-governance / FinOps

stakeholders whose policies the configuration must satisfy (least-privilege model, allowed regions,   data-residency, network egress, threat-response ownership, budget/showback rules).

Why required: Org policies, IAM boundaries, perimeter design, and cost governance must align to

enterprise security and financial policy, not just technical defaults.

How to verify: Confirm the applicable policies and named approvers/owners for security,

networking, and cost.

How to implement if missing: Identify the owners and capture the policy requirements before

applying org-wide guardrails.

*The deployment model across every GCP solution is the same: Assess → Design → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback for org-wide changes. Automation is delivered as Python (gcloud / Cloud Client Libraries) — never with hardcoded credentials, exported service-account keys committed to disk, or secrets in code.*

# 3. Implementation — BeyondCorp Enterprise: Zero-Trust Access

Follow the house model Assess → Design → Configure → Pilot → Validate → Expand, pilot-first. Name every artifact with <Purpose> – <Scope> – <Stage> and reuse the exact name in later steps, testing, and the scripts. Commands below use the Google Cloud Console and the `gcloud` CLI; where a capability is version- or preview-dependent it is flagged verify — confirm the current path in your own organization rather than assuming it. The provided Python tools (see §8) automate the read-only assessment, dry-run configuration, validation, and guardrail checks referenced here.

Set shell variables once (adapt values):

ORG_ID=<your-org-id>
POLICY_ID=<access-context-manager-policy-id>   # from requirement 2.1
PILOT_PROJECT=<pilot-project-id>
PILOT_GROUP=group:zero-trust-pilot@<domain>    # Pilot Group – ZeroTrust
PILOT_VM=iap-vm-pilot                           # IAP VM – Pilot

__________________________________________________

## Stage 0 — Assess (read-only)

Goal: know the current access exposure before changing anything.

Inventory the current front doors for the pilot app and VM: how are they reached today (public IP,

VPN route, bastion), and what firewall rules expose them.

Run the assessment tool (read-only) to capture the baseline:

python bce_access_assessment.py --project $PILOT_PROJECT --org $ORG_ID. It reports existing access    policies/levels, whether IAP is enabled on candidate resources, and firewall rules that expose SSH    or HTTP(S) broadly (a VPN/flat-trust signal). Gate 0 (record-only): you have a written baseline    of how the pilot app and VM are reachable today.

## Stage 1 — Design access levels

Goal: define the reusable identity+device+context conditions.

Decide the first two access levels:

Access Level – Trusted-Network – v1 — allowed corporate IP CIDR ranges (a basic access level).

Access Level – Corp-Managed – v1 — corporate-managed device + allowed region, drawing on the

device-trust signal from requirement 2.4. Verify which device attributes your signal source      exposes before finalizing this level.

Author them as a dry-run first with the scope/config helper's build mode, which prints the exact

gcloud/YAML it would apply without changing anything:    python bce_scope_config_helper.py build --policy $POLICY_ID --name "Access Level – Trusted-Network – v1" --ip-ranges 203.0.113.0/24 --dry-run

Review the printed definition. Basic access levels use attribute conditions; if you need combined

logic (identity AND device AND region), use a custom access level with a CEL expression —    the helper emits the CEL skeleton to review. Keep expressions in version control.

Apply when reviewed (the builder requires explicit --apply, or apply the printed gcloud

yourself):

gcloud access-context-manager levels create trusted_network_v1 \
     --policy $POLICY_ID \
     --title "Access Level – Trusted-Network – v1" \
     --basic-level-spec level.yaml   # the YAML the builder printed

Gate 1: both access levels exist and list under    gcloud access-context-manager levels list --policy $POLICY_ID.

## Stage 2 — Configure IAP for the pilot web app

Goal: put IAP in front of IAP App – Pilot so no request reaches the backend unauthenticated.

Enable IAP for the app's HTTPS load-balancer backend service (Console: Security → Identity-Aware

Proxy → toggle the backend service on; configure the OAuth consent/brand if prompted — this    first-run step is version-dependent, verify against current IAP docs). The IAP helper tool    prints the exact enable steps and checks prerequisites in dry-run:    python bce_iap_enable_helper.py --project $PILOT_PROJECT --resource-type web --backend-service iap-app-pilot-bes --dry-run

Grant the pilot group web access conditioned on an access level (context-aware binding):

gcloud iap web add-iam-policy-binding \
     --project=$PILOT_PROJECT \
     --resource-type=backend-services \
     --service=iap-app-pilot-bes \
     --member=$PILOT_GROUP \
     --role=roles/iap.httpsResourceAccessor \
     --condition="expression=<access-level condition>,title=Corp-Managed-v1"

The condition references Access Level – Corp-Managed – v1. Verify the exact condition    expression syntax for access-level conditions in your gcloud version; the IAP helper prints the    current form for your CLI.

Confirm the backend is not reachable except through IAP: the load balancer only accepts IAP-signed

requests, and no firewall rule allows the backend to be hit directly.    Gate 2: IAP is enabled on IAP App – Pilot and the context-aware binding is present.

## Stage 3 — Configure IAP TCP forwarding for the pilot VM

Goal: replace bastion/VPN SSH to IAP VM – Pilot with brokered, context-checked SSH.

Ensure the firewall allows SSH ingress only from the IAP forwarding range 35.235.240.0/20

(requirement 2.3) and remove any rule that allowed SSH from the internet or the broad VPN range.    The IAP helper checks this in dry-run:    python bce_iap_enable_helper.py --project $PILOT_PROJECT --resource-type ssh --instance $PILOT_VM --dry-run

Grant the pilot group the TCP-tunnel accessor role on the VM, conditioned on an access level:

gcloud iap tcp add-iam-policy-binding \
     --project=$PILOT_PROJECT \
     --member=$PILOT_GROUP \
     --role=roles/iap.tunnelResourceAccessor \
     --condition="expression=<access-level condition>,title=Corp-Managed-v1"

(Scope the binding to the instance/zone per your policy; verify the exact resource scoping flags    for tunnel bindings in your gcloud version.)

Test the brokered connection: gcloud compute ssh $PILOT_VM --tunnel-through-iap --zone <zone>.

Gate 3: SSH to IAP VM – Pilot succeeds *only* through --tunnel-through-iap and the pilot    group, and direct SSH (without IAP) is refused.

## Stage 4 — Pilot & Validate (the deny/allow gate)

Goal: prove access is granted on identity+context and denied otherwise, with evidence.

Run the validation report tool, which exercises the allow/deny matrix and reads IAP/audit logs:

python bce_zerotrust_validation_report.py --project $PILOT_PROJECT --resource iap-app-pilot-bes --group $PILOT_GROUP

Confirm the four required outcomes (details and expected pass/fail in 05-testing.md):

Pilot user on a corp-managed device from an allowed region → allowed.

Pilot user on an unmanaged device / disallowed region → denied (fails the access level).

Non-pilot user (not in the group) → denied (fails IAM).

Direct access bypassing IAP → refused (backend/VM not reachable directly).

Run the guardrail tool to catch weak configuration (unconditioned IAP bindings, access levels with

no device/context condition, SSH firewall not locked to the IAP range):    python bce_policy_guardrail_check.py --project $PILOT_PROJECT --policy $POLICY_ID.    Gate 4 (go/no-go): all four outcomes are correct and the guardrail check reports no    high-severity findings. Do not proceed to VPN retirement until this gate passes.

## Stage 5 — Retire the VPN path (production-affecting — change window)

Goal: make the app/VM reachable *only* by identity+context, not by network position.

In the change window, remove the VPN route and firewall exposure that previously reached the pilot

app/VM (the ones inventoried in Stage 0). The app is now reachable solely through IAP.

Re-run bce_zerotrust_validation_report.py to confirm access still works through IAP and is now

impossible via the retired path.    Gate 5: the retired VPN/firewall path no longer reaches the app/VM, and IAP access still passes.

## Stage 6 — Expand

Goal: apply the validated pattern to more apps/VMs.

Reuse the same access levels across additional resources (define once, reference everywhere).

For each new resource repeat Stages 2–5, promoting access-level names to – v2/– Prod scopes as

the policy hardens. Version access-level definitions in IaC (Terraform / Cloud Foundation Toolkit)    as a pattern — representative snippet:

# Pattern only — module internals deferred to the provider's docs
   resource "google_access_context_manager_access_level" "corp_managed_v1" {
     parent = "accessPolicies/${var.policy_id}"
     name   = "accessPolicies/${var.policy_id}/accessLevels/corp_managed_v1"
     title  = "Access Level – Corp-Managed – v1"
     # basic { conditions { ... device_policy / regions / ip_subnetworks ... } }
   }

Run the scope/config helper's export mode to capture the current zero-trust scope (which resources

are behind IAP, which access levels apply, which broad firewall paths remain) as an inventory for    governance sign-off:    python bce_scope_config_helper.py export --org $ORG_ID --project $PILOT_PROJECT --format json.

__________________________________________________

## Rollback (keep ready before any enforcement change)

Access-level binding wrong / users locked out: remove the access-level condition from the IAP

binding (re-add without --condition) or delete the offending binding, restoring identity-only IAM   access, then fix the access level and re-bind.

IAP web enforcement broke the app: disable IAP on the backend service (Console: IAP → toggle

off), returning to the prior load-balancer behavior, then diagnose and re-enable.

IAP SSH lockout: re-add a temporary, narrowly-scoped SSH firewall rule from a known admin IP (or

use the serial console) to regain access, then re-lock to 35.235.240.0/20.

VPN retirement caused an outage: re-apply the removed route/firewall rule from the Stage 0

baseline to restore the prior path, then re-plan the retirement. Only retire again after Gate 4/5   pass cleanly. Every rollback step operates on artifacts named in this guide; log each rollback for the change record.

# 5. Testing & Validation — BeyondCorp Enterprise: Zero-Trust Access

Each test states the procedure and the expected pass/fail. The zero-trust principle is validated only when access is granted on identity + context and denied otherwise — every test below maps to one of the implementation gates. Run them against the named pilot artifacts (IAP App – Pilot, IAP VM – Pilot, Pilot Group – ZeroTrust, Access Level – Corp-Managed – v1) before expanding or retiring any VPN path. The bce_zerotrust_validation_report.py tool automates the allow/deny matrix and gathers the log evidence.

__________________________________________________

## T1 — Access levels exist and are well-formed (Gate 1)

Procedure: gcloud access-context-manager levels list --policy $POLICY_ID; open each level and

confirm its conditions match the intended identity/device/network design.

Pass: both Access Level – Trusted-Network – v1 and Access Level – Corp-Managed – v1 exist,

and the corp-managed level includes a device condition (not identity/IP only).

Fail: a level is missing, or the corp-managed level has no device/context condition (the

guardrail check flags this) — return to Implementation Stage 1.

## T2 — Allowed path: corp-managed device, allowed region (Gate 4)

Procedure: As a member of `Pilot Group – ZeroTrust` on a corporate-managed device in an

allowed region, open the pilot app URL and SSH via gcloud compute ssh $PILOT_VM   --tunnel-through-iap.

Pass: both the app loads and the SSH session connects; IAP logs show an allow for that user

with the access level satisfied.

Fail: access is denied for a user who should pass — inspect the access-level condition and the

device signal (T6); the binding condition may not match the level.

## T3 — Denied path: unmanaged device or disallowed region (Gate 4)

Procedure: As the same pilot user but from an unmanaged device (or a disallowed region /

outside the trusted network), retry the app and the SSH tunnel.

Pass: access is denied — the request fails the access level even though the identity is

authorized; IAP/audit logs show a deny attributed to the access-level condition.

Fail: access is granted from an unmanaged/disallowed context — the access level is not being

enforced on the binding. Confirm the --condition is present on the IAP binding; re-check Stage 2/3.

## T4 — Denied path: unauthorized identity (Gate 4)

Procedure: As a user not in Pilot Group – ZeroTrust, attempt the pilot app and the SSH

tunnel from an otherwise-compliant device.

Pass: access is denied by IAM (no roles/iap.*ResourceAccessor grant); logs show the deny.

Fail: a non-member reaches the resource — an over-broad IAM binding exists (e.g. a grant to

allAuthenticatedUsers or a wider group). Remove it; the guardrail check flags broad principals.

## T5 — Direct-bypass attempt is refused (Gate 2/3/5)

Procedure: Attempt to reach the app backend directly (not through the load balancer/IAP) and SSH

to the VM without --tunnel-through-iap, from both the internet and the (pre-retirement) VPN.

Pass: the direct attempt fails — the backend only accepts IAP-signed requests and SSH is only

permitted from 35.235.240.0/20. After Stage 5, the retired VPN path also cannot reach the VM.

Fail: direct or VPN access still works — a firewall rule still exposes the backend/SSH. Lock it

down (the guardrail check flags SSH not restricted to the IAP range) and re-test.

## T6 — Device-trust signal is actually evaluated

Procedure: Toggle the device out of compliance in the signal source (e.g. remove endpoint

enrollment / mark unmanaged) — verify the exact toggle for your signal source — and retry.

Pass: access flips from allowed to denied when the device signal changes, proving the signal

drives the decision (not just IP/identity).

Fail: the decision does not change with device state — the access level is testing only

identity/network. Add/repair the device condition (requirement 2.4, Stage 1).

## T7 — Guardrail / posture check is clean (Gate 4)

Procedure: python bce_policy_guardrail_check.py --project $PILOT_PROJECT --policy $POLICY_ID.

Pass: no high-severity findings — every IAP binding carries an access-level condition, no

over-broad principals, access levels include device/context conditions, and SSH firewall is scoped to   the IAP range.

Fail: any high-severity finding — remediate before proceeding to VPN retirement (Stage 5).

## T8 — VPN retirement verified (Gate 5)

Procedure: After Stage 5, from the retired VPN path attempt the app/VM; then confirm IAP access

still works from a compliant device.

Pass: the retired path cannot reach the app/VM, and IAP access from a compliant pilot user

still succeeds.

Fail: the old path still reaches the resource, or IAP access broke — roll back per the

Implementation rollback and re-plan.

__________________________________________________

### Evidence to retain

Export the IAP allow/deny logs and the validation-report output for T2–T5 and T8, plus the guardrail report for T7, as the audit evidence that zero-trust enforcement is live for each resource.

# 6. Troubleshooting — BeyondCorp Enterprise: Zero-Trust Access

Common failure modes and resolutions. Symptoms reference the named artifacts (IAP App – Pilot, IAP VM – Pilot, Pilot Group – ZeroTrust, Access Level – Corp-Managed – v1) and the gates from Implementation and Testing. Where a fix depends on a version- or preview-dependent surface, it is flagged verify — confirm the current path in your organization.

__________________________________________________

## Access levels won't create / "no access policy"

Symptom: gcloud access-context-manager levels create ... fails, or policies list returns

nothing.

Cause: The Access Context Manager API is not enabled, or no organization-scoped access policy

exists (requirement 2.1).

Resolution: Enable the API (gcloud services enable accesscontextmanager.googleapis.com) and

confirm/create the org access policy. Only one scoped access policy applies to the whole   organization — if one already exists (often from the Landing Zone or VPC-SC solution), reuse its   policy ID rather than creating a second.

## IAP page won't enable for the web app / OAuth consent error

Symptom: Turning on IAP for the backend service errors, or users hit an OAuth consent problem.

Cause: iap.googleapis.com not enabled, or the project's OAuth brand/consent screen isn't

configured (required the first time IAP for web is used).

Resolution: gcloud services enable iap.googleapis.com; configure the OAuth brand/consent as the

console prompts. This first-run flow is version-dependent — follow the in-console prompt / current   IAP docs. Re-run bce_iap_enable_helper.py --resource-type web --dry-run to re-check prerequisites.

## Access is granted from an unmanaged device or wrong region (T3 fails)

Symptom: A pilot user reaches the app/VM even from a non-compliant context.

Cause: The IAP binding has no access-level condition — it enforces identity (IAM) but not

context — or the condition references the wrong access level.

Resolution: Confirm the binding carries a --condition referencing `Access Level – Corp-Managed –

v1. Re-add the binding with the condition (Implementation Stage 2/3). bce_policy_guardrail_check.py   flags this as IAP_NO_CONDITION (HIGH). **Verify** the exact condition-expression syntax for your   gcloud` version.

## Device state changes but the decision doesn't (T6 fails)

Symptom: Marking a device unmanaged/non-compliant doesn't flip access from allow to deny.

Cause: The access level tests only identity/network, not a device signal; or the device-trust

signal source isn't enrolled/licensed for the pilot devices (requirement 2.4).

Resolution: Add a device condition to the access level and confirm the signal source is live

and licensed. Richer device signals may require Chrome Enterprise Premium / endpoint-verification   enrollment — verify the exact signal source and license in your organization. Rebuild the level   with bce_scope_config_helper.py build --require-corp-device.

## A user who should have access is denied (T2 fails)

Symptom: A compliant member of Pilot Group – ZeroTrust is denied.

Cause: The user isn't in the group; the group lacks roles/iap.httpsResourceAccessor /

roles/iap.tunnelResourceAccessor; the access-level condition is stricter than intended (e.g. region   or IP mismatch); or the device signal isn't reporting for that device.

Resolution: Verify group membership and the IAM binding; inspect the access-level condition

against the user's actual context (IP/region/device). Loosen or correct the level, then re-test.   IAP/audit logs show which condition produced the deny.

## SSH via `--tunnel-through-iap` fails

Symptom: gcloud compute ssh <vm> --tunnel-through-iap times out or is refused.

Cause: The firewall doesn't allow SSH from the IAP range; the user lacks

roles/iap.tunnelResourceAccessor (optionally conditioned); or iap.googleapis.com isn't enabled.

Resolution: Ensure an ingress rule allows tcp:22 from `35.235.240.0/20` (and not from the

internet/VPN); grant the tunnel accessor role to Pilot Group – ZeroTrust; enable the IAP API.   bce_iap_enable_helper.py --resource-type ssh --dry-run prints and checks all three.

## Direct access to the backend/VM still works (T5 fails)

Symptom: The app backend is reachable without IAP, or SSH works without the IAP tunnel.

Cause: A firewall rule still exposes the backend/SSH directly (often a broad 0.0.0.0/0 rule or a

leftover VPN-range rule).

Resolution: Remove the broad rule; scope SSH to 35.235.240.0/20 and the web backend to accept

only IAP-signed traffic. bce_policy_guardrail_check.py flags SSH_BROAD (HIGH);   bce_access_assessment.py tags such rules FLAT-TRUST.

## An unauthorized user reaches the resource (T4 fails)

Symptom: Someone not in Pilot Group – ZeroTrust gets in.

Cause: An over-broad IAM binding — e.g. a grant to allAuthenticatedUsers/allUsers or a wider

group.

Resolution: Remove the broad binding; bind only the pilot group. The guardrail check flags

IAP_BROAD_PRINCIPAL (HIGH).

## VPN retirement locked users out (Stage 5)

Symptom: After removing a VPN route/firewall rule, users can no longer reach the app/VM.

Cause: The app/VM wasn't fully reachable through IAP before the path was retired (Gate 4 not truly

passed), or an internal dependency still relied on the retired path.

Resolution: Roll back — re-apply the removed route/firewall rule from the Stage 0 baseline to

restore access. Confirm IAP access works for a compliant pilot user (Gate 4) *before* retiring again.   Retire per-resource, not in bulk.

## `gcloud` access-level / IAP flags differ from the guide

Symptom: A flag (--basic-level-spec, --custom-level-spec, condition syntax, tunnel binding

scoping) is rejected or behaves differently.

Cause: These surfaces are version-dependent and evolve.

Resolution: Run gcloud <command> --help for your installed version and confirm the current flag

shape; the guide flags these as verify. Update gcloud if it is significantly out of date.

## Guardrail check can't read policies/logs

Symptom: bce_policy_guardrail_check.py or the validation report prints *_UNREADABLE / no log

entries.

Cause: The running identity lacks read roles (roles/accesscontextmanager.policyReader,

IAP policy read, roles/logging.viewer) or Cloud Audit Logging for IAP isn't enabled.

Resolution: Grant the read roles to the operator/service identity via ADC; enable Data Access

audit logs for IAP so allow/deny evidence is captured. The tools are read-only and safe to re-run.

# 7. Best Practices — BeyondCorp Enterprise: Zero-Trust Access

Durable practices for running and expanding BeyondCorp Enterprise zero-trust access after the pilot.

## Policy design

Define access levels once, reference everywhere. Keep a small, well-named set (e.g.

Access Level – Corp-Managed – v1, Access Level – Trusted-Network – v1) rather than a bespoke   condition per app. Fewer, reusable levels are easier to reason about and audit.

Always condition IAP bindings on an access level. An IAP binding without a --condition enforces

identity but not context — that is not zero trust. Treat an unconditioned binding as a defect (the   guardrail check flags it).

Prefer device + identity + network together over any single attribute. Network (IP/geo) alone is

the flat-trust model you are replacing; identity alone ignores the "what."

Use CEL custom access levels for combined logic, and keep the CEL expressions in version control

so changes are reviewable and revertible.

## Rollout discipline

Pilot-first, gate-driven. Never enable enforcement or retire a VPN path without passing the

deny/allow gate (05-testing T2–T5) and the guardrail check (T7). Keep the documented rollback ready   before every enforcement change.

Retire VPN paths per resource, not all at once. Move an app/VM behind IAP, validate, then remove

only that path. This keeps blast radius small and rollback simple.

Version access-level names as policy hardens (– v1 → – v2, – Pilot → – Prod) and update

bindings deliberately rather than mutating a live level in place.

## Keep the two products distinct

BeyondCorp Enterprise (this solution) protects your apps/VMs/GCP, in the **Google Cloud

Console; Workspace Context-Aware Access protects Google Workspace apps, in the Google Admin   console**. Document which surface owns which control so they are not conflated, even though they can   share device signals.

## Device signals & licensing

Confirm the device-signal source and its license tier before relying on it. Richer device-trust

signals may require Chrome Enterprise Premium / endpoint-verification enrollment — verify in your   organization and re-verify at renewal, since tiers and signals change.

Degrade gracefully: if a device signal is temporarily unavailable, know whether your access level

fails open or closed and make that an explicit, tested decision (default to fail-closed for sensitive   apps).

## Operations, monitoring & evidence

Treat IAP and Cloud Audit Logs as the source of truth for who reached what, from what context.

Route allow/deny events to your SIEM and alert on unexpected denies (possible mis-scoped level) and   unexpected allows (possible over-broad binding).

Re-run the guardrail check on a schedule, not just at rollout, to catch drift (a new unconditioned

binding, an SSH firewall opened for troubleshooting and left open, a broad principal added).

Review access-level membership and bindings periodically with the security stakeholders; remove

access that is no longer needed (least privilege per app).

## Least privilege for administrators

Grant roles/accesscontextmanager.policyAdmin and roles/iap.admin narrowly to the people who

configure zero trust; keep org-super-admin as audited break-glass only.

Automate with Application Default Credentials / short-lived tokens — never export service-account

keys to disk or embed secrets in scripts (the provided tools follow this).

## Governance & scope

Maintain a living inventory of what is behind IAP, which access levels apply, and which VPN paths

remain (export it with bce_scope_config_helper.py). Zero-trust coverage is a program, not a   one-time project — track expansion against the remaining VPN-dependent apps.

Defer legal/records/compliance determinations to those functions; provide the technical control

and the log evidence, not the legal interpretation.

# 8. Deliverables Summary — BeyondCorp Enterprise: Zero-Trust Access

## Documentation

01 Solution Overview — the zero-trust model (Access Context Manager access levels, Identity-Aware

Proxy, context-aware access bindings, device-trust signals), the reference design, benefits/limits,   the deployment model, and how this differs from Workspace Context-Aware Access.

02 Requirements — solution-specific prerequisites (access policy, pilot app behind an HTTPS load

balancer, pilot VM for IAP TCP forwarding, device-signal source + license, pilot group + admin roles,   IAP/API enablement, rollback/change window), building on the shared GCP global requirements.

03 Implementation — ordered Assess → Design → Configure → Pilot → Validate → Expand steps: define

access levels, front a pilot app and VM with IAP, add context-aware bindings and device signals,   validate deny/allow, retire the VPN path, and expand — with pass/fail gates and a rollback.

05 Testing & Validation — the deny/allow matrix (allowed on identity+context, denied on

unmanaged/wrong-region, denied for unauthorized identity, direct-bypass refused), device-signal and   guardrail checks, and VPN-retirement verification, each with expected pass/fail.

06 Troubleshooting — common failure modes (IAP not enforcing, access-level condition not applied,

device signal not evaluated, SSH-over-IAP failures, VPN-retirement lockouts) and resolutions.

07 Best Practices — durable practices for reusable access levels, gate-driven rollout, keeping the

two products distinct, device-signal/licensing hygiene, monitoring, least-privilege admin, and scope   governance.

Executive Summary — the outcome, approach, and why it is safe and governed, for decision-makers.

## The 5 Python tools (in `scripts/`)

Automation is Python over the gcloud CLI / Google Cloud Client Libraries. Every tool is safe-by-default (read-only or --dry-run unless --apply is passed), uses Application Default Credentials / the environment for auth, and contains no hardcoded credentials, service-account keys, or secrets.

bce_access_assessment.py — *Assessment / discovery (read-only).* Reports the current access

policies and access levels, which candidate resources already have IAP enabled, and firewall rules    that broadly expose SSH or HTTP(S) (a flat-trust / VPN-dependency signal). Produces the Stage 0    baseline. Read-only.

bce_iap_enable_helper.py — *IAP enablement helper for an app or VM (dry-run default).* Checks

prerequisites and prints the exact steps to enable IAP for a web backend service or IAP TCP    forwarding for a VM (including the 35.235.240.0/20 firewall requirement and the context-aware    binding form). Applies only with --apply.

bce_zerotrust_validation_report.py — *Validation / report generator (read-only).* Exercises the

allow/deny matrix for a resource and pilot group and reads IAP/audit-log evidence, producing the    deny/allow validation report that backs the Stage 4 and Stage 5 gates.

bce_policy_guardrail_check.py — *Policy / guardrail check (read-only).* Flags weak

configuration: IAP bindings without an access-level condition, over-broad principals, access levels    lacking a device/context condition, and SSH firewall rules not scoped to the IAP range. High-severity    findings block VPN retirement.

bce_scope_config_helper.py — *Scope / config helper (dry-run default for writes).* Two modes:

(a) build an Access Context Manager access level from basic attribute conditions or a CEL    custom-level skeleton, printing the exact gcloud/YAML it would apply (no change unless --apply);    and (b) export the current zero-trust scope — which resources are behind IAP, which access levels    apply, which broad firewall paths remain — as a JSON/table inventory for governance sign-off    (read-only).

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## bce_access_assessment.py

## bce_iap_enable_helper.py

## bce_policy_guardrail_check.py

## bce_scope_config_helper.py

## bce_zerotrust_validation_report.py