Google Cloud Network Architecture & VPC Service Controls (Shared VPC, Private Access, Perimeters)

Implementation Solution Guide

Version 1.0.0    ·    2026-07-06

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary

## The outcome

The organization gets an enterprise Google Cloud network that is private by default and bounded against data exfiltration. Workloads reach Google services (Cloud Storage, BigQuery, and the AI platform services) over Google's private backbone rather than the public internet, network egress is denied by default and allowed only by named exception, and VPC Service Controls perimeters draw a logical boundary around Google-managed services so that data cannot be copied out of the trusted boundary — even by a caller who holds valid credentials. The flat, publicly reachable default network is replaced by a governed one where the exfiltration paths are closed.

## The approach

The build layers four controls, each verified before the next: a Shared VPC topology that keeps network administration central while application teams deploy independently; private access to Google APIs via Private Google Access and Private Service Connect; a deny-by-default firewall and egress policy; and VPC Service Controls perimeters that stop cross-boundary data movement at the API layer. The whole engagement follows a disciplined, pilot-first model — Assess → Design → Configure → Pilot → Validate → Expand — with explicit pass/fail gates.

Five Python tools (using the gcloud CLI and Google Cloud Client Libraries) automate the work: assessing current exposure, provisioning the Shared VPC, validating private access, building the perimeter, and producing the go/no-go validation report.

## Why it is safe and governed

The defining safeguard is dry-run first. Every perimeter is created in dry-run (audit) mode, where it *logs what it would block without blocking anything*. Those logs are reviewed to find and whitelist legitimate business flows, and only when the evidence shows no legitimate flow would break — and a deliberate exfiltration attempt is confirmed as a would-deny — is the perimeter enforced. A rehearsed rollback to dry-run is the emergency brake if enforcement ever surprises a workload.

Automation is read-only or dry-run by default, requires an explicit opt-in to make any change, and contains no credentials or keys in code. Org-wide guardrails land under change control with the named security and network approvers. Regulatory determinations (data residency, retention) remain with the organization's security, legal, and compliance functions; this solution delivers the technical method and the evidence. The result: workloads connect privately, data stays inside enforced perimeters, and every production change is proven before it takes effect.

# Solution Overview

## What this is

This solution designs and stands up the enterprise network foundation on Google Cloud Platform for a large organization (80k–150k+ users) that is moving from Microsoft 365/Entra to Google Workspace, adopting Google Cloud, and deploying Gemini Enterprise. It replaces the default, flat, publicly reachable network posture with a governed, private, perimeter-bounded network:

a Shared VPC topology (one host project owns the network; service projects attach to it),

private connectivity to Google APIs — Private Google Access and Private Service Connect — so

workloads never traverse the public internet to reach Cloud Storage, BigQuery, and other services,

hybrid connectivity patterns (Cloud VPN / Cloud Interconnect / Network Connectivity Center)

referenced at the design level for on-prem and multi-cloud reach,

a firewall and egress policy built on hierarchical firewall policies, network firewall

policies, and (where used) org-policy egress constraints, and

VPC Service Controls (VPC-SC) perimeters that draw a logical boundary around Google-managed

services so that data cannot be copied out of the trusted boundary — introduced in dry-run   (audit) mode first, validated against real traffic, then enforced.

The result is a network where workloads connect to Google services privately, egress is explicitly controlled, and API-level data exfiltration paths are closed — safe by design and governed by policy rather than by ad-hoc firewall rules.

## How it works

The design layers four controls, each independently valuable and each verified before the next:

Shared VPC topology. A dedicated host project (Net-Host – Prod – Shared-VPC) owns the

VPC network, subnets, routes, and firewall policies. Workload service projects are attached    and consume shared subnets. This centralizes network administration with the network team while    letting application teams deploy into their own projects — separation of duties without separate    networks. Subnets are regional, sized with room to grow, and carry secondary ranges for GKE    Pods/Services where container platforms are in scope.

Private access to Google APIs. Private Google Access is enabled per-subnet so VMs with

only internal IPs reach Google APIs via private.googleapis.com / restricted.googleapis.com    virtual IP ranges (the restricted VIP is the one that keeps traffic inside a VPC-SC    perimeter). Private Service Connect (PSC) endpoints provide a private, org-owned IP for the    Google APIs bundle, giving DNS you control and a clean path that composes with VPC-SC. Public    egress to Google APIs is removed as a dependency.

Firewall & egress policy. A hierarchical firewall policy at the organization/folder level

sets non-negotiable guardrails (deny-by-default egress, allow the Google API VIP ranges, deny    known-bad ranges), and network firewall policies at the VPC level implement workload-specific    allows. The default posture is deny egress; each allow is named and justified. This is the    network-layer complement to the API-layer control below.

VPC Service Controls perimeters. A service perimeter (Perimeter – Prod – v1) enumerates

the projects inside the boundary and the Google services it protects (for example Cloud Storage,    BigQuery, and — verify current coverage for your services — the Vertex AI / Gemini APIs). Requests    that would move protected data across the boundary (e.g. copying a bucket to a project outside    the perimeter, or reading BigQuery from an unmanaged network) are denied. Access levels    (Access Context Manager) describe the trusted conditions (corp IP ranges, managed device posture)    under which ingress/egress is allowed. The perimeter is created in dry-run mode so it *logs*    what it *would* block without denying anything, the logs are reviewed to find legitimate flows    that need ingress/egress rules, and only then is it enforced.

## Reference design

Organization
 └── Folder: Network
      ├── Host project:  Net-Host – Prod – Shared-VPC   (owns VPC, subnets, firewall policy)
      │     └── VPC: vpc-prod-shared
      │           ├── subnet: sn-prod-use4   (Private Google Access ON; restricted VIP route)
      │           ├── subnet: sn-prod-euw1   (secondary ranges for GKE where in scope)
      │           └── PSC endpoint: psc-googleapis  → all-apis / vpc-sc bundle
      └── Service projects (attached):  App-A – Prod ,  Data-A – Prod  …

Access Context Manager
 └── Access Level: Access Level – Corp-Managed – v1   (corp IP ranges + device posture)

VPC Service Controls
 └── Service Perimeter: Perimeter – Prod – v1  (DRY-RUN → ENFORCED)
       restricted services:  storage, bigquery, aiplatform, … (verify coverage in your org)
       ingress/egress rules referencing Access Level – Corp-Managed – v1

Hybrid reach (Cloud VPN, Dedicated/Partner Interconnect, or Network Connectivity Center hubs) is attached to the host VPC and is designed so on-prem sources that must reach protected services do so through an ingress rule tied to the access level — never around the perimeter.

## Benefits

Exfiltration paths closed at the API layer. VPC-SC denies data movement across the boundary

even when a caller has valid IAM permissions — mitigating stolen-credential and misconfiguration   data-loss scenarios that IAM alone cannot.

Private by default. Workloads reach Google services over Google's backbone via the restricted

VIP / PSC, not the public internet — smaller attack surface and cleaner compliance story.

Separation of duties. Network is owned centrally (host project); apps deploy independently

(service projects) without each team running its own network.

Change-safe. Every perimeter and policy change lands in dry-run/audit first, with logs

proving what it would block, so enforcement never silently breaks production.

Automatable and auditable. The included Python tools assess exposure, provision the topology in

dry-run, build perimeters in dry-run, and produce a validation report — read-only or dry-run by   default, no secrets in code.

## Limitations & boundaries

VPC-SC protects Google-managed services, not your own VMs' data plane. It governs access to the

service APIs in its coverage list; it is not a host firewall or a DLP content scanner. Pair it with   firewall policy, IAM least-privilege, and (separately) DLP.

Service coverage is version-dependent. Which Google services VPC-SC supports, and whether a

service is "supported/preview/unsupported," changes over time. This solution names representative   services; verify current VPC-SC coverage for your exact services in your organization before   relying on the perimeter for them (Gemini Enterprise / Vertex AI coverage in particular is   evolving — confirm in-tenant).

IaC is at the pattern level. Terraform / Cloud Foundation Toolkit blueprints are shown as

representative patterns; provider/module internals are deferred to the tool's own documentation.

Regulatory determinations are deferred. Data-residency, retention, and compliance *decisions*

belong to the organization's security, legal, and compliance functions; this solution provides the   technical method and the evidence.

## Deployment model

This solution follows the house model — Assess → Design → Configure → Pilot → Validate → Expand — pilot-first, with explicit pass/fail gates and a documented rollback for every org-wide or production-affecting change (the perimeter enforcement step above all). Nothing is enforced org-wide until it has passed its gate in a named pilot scope and its dry-run logs have been reviewed.

# Requirements

These are the solution-specific prerequisites for building the Shared VPC + private-access network and the VPC Service Controls perimeters. They build on top of the shared category requirements in global-requirements-gcp.md (a linked Google Cloud Organization on Cloud Identity/Workspace, Organization-level admin access, a Cloud Billing account, the gcloud/Python toolchain with API enablement, an agreed resource-hierarchy & naming design, and engaged security/network/governance stakeholders). Verify those first; the items below are what this solution additionally needs. Each item lists Description / Why required / How to verify / How to implement if missing.

__________________________________________________

## 1. Network administration roles at the host project and organization

Description: The engineer(s) running this solution hold the network roles at the correct scope:

roles/compute.networkAdmin and roles/compute.securityAdmin on the host project   (Net-Host – Prod – Shared-VPC), roles/compute.xpnAdmin (Shared VPC Admin) at the   organization or Network folder, and roles/accesscontextmanager.policyAdmin plus   roles/accesscontextmanager.policyEditor at the organization for Access Context Manager / VPC-SC.

Why required: Creating the Shared VPC and attaching service projects requires the XPN

(Shared VPC) admin role; building perimeters and access levels requires the Access Context Manager   policy admin role. Without them the create/attach/perimeter steps fail with permission errors.

How to verify:

gcloud organizations get-iam-policy ORG_ID --flatten="bindings[].members" --filter="bindings.members:USER"   and gcloud projects get-iam-policy NET_HOST_PROJECT_ID … — confirm the roles above.

How to implement if missing: Have an Organization Administrator grant the roles under change

control, at the narrowest scope that works (folder over org where possible), and record the   grant in the change ticket.

## 2. A dedicated Shared VPC host project (and target service projects)

Description: A project reserved to be the Shared VPC host (Net-Host – Prod – Shared-VPC),

containing no workloads, plus the service projects that will attach and consume its subnets   (App-A – Prod, Data-A – Prod, …). A pilot service project is nominated to validate on first.

Why required: Shared VPC requires a clean host project to own the network; mixing workloads into

the host project blurs the separation of duties this design depends on.

How to verify: gcloud compute shared-vpc get-host-project SERVICE_PROJECT_ID (empty if not yet

attached); confirm the host project exists and has the Compute Engine API enabled.

How to implement if missing: Create the host and service projects under the Network/workload

folders per the naming convention; enable compute.googleapis.com on each.

## 3. Non-overlapping IP address plan (subnets + secondary ranges)

Description: An allocated, non-overlapping RFC 1918 (and/or PDP) IP plan for the regional

subnets, including secondary ranges for GKE Pods and Services where container platforms are in   scope, plan for the restricted/private Google API VIP routes, and reserved space for PSC.

Why required: Overlapping ranges break hybrid routing (VPN/Interconnect) and VPC peering, and

cannot be changed non-disruptively later. Private Google Access and PSC need known routes/ranges.

How to verify: Compare the proposed CIDRs against on-prem and any existing VPCs/peered networks;

confirm no overlap with 10.0.0.0/8 allocations already in use and with the Google API VIP ranges.

How to implement if missing: Produce an IP allocation table (region → primary CIDR → secondary

ranges) reviewed by the network team before any subnet is created.

## 4. Private access foundations: DNS and the restricted API VIP route

Description: The ability to configure Cloud DNS private zones so that

*.googleapis.com/private.googleapis.com/restricted.googleapis.com resolve to the correct   VIP ranges, and to add the route to the restricted VIP (199.36.153.4/30 for the restricted   range — verify the current documented VIP ranges in Google's "Private Google Access" docs, as   ranges are published there) used to keep API traffic inside a VPC-SC perimeter.

Why required: Private Google Access and the VPC-SC "restricted" path only work when DNS resolves

API hostnames to the private/restricted VIP and a route exists to reach it.

How to verify: From a test VM with no external IP, nslookup storage.googleapis.com returns the

restricted/private VIP, and a gcloud storage ls succeeds without public egress.

How to implement if missing: Create the Cloud DNS response-policy / private zone and the static

route to the restricted VIP as part of the implementation Configure step.

## 5. Access Context Manager access policy (the container for access levels & perimeters)

Description: An organization-scoped access policy in Access Context Manager (there is one

scoped policy per organization for VPC-SC use, plus optional scoped policies for delegated admin —   verify current scoping model in your org). Perimeters and access levels live inside it.

Why required: Access levels and service perimeters cannot be created without an access policy to

hold them; VPC-SC references the org access policy.

How to verify: gcloud access-context-manager policies list --organization=ORG_ID returns a

policy (note its NAME/ID for later commands).

How to implement if missing:

gcloud access-context-manager policies create --organization=ORG_ID --title="Org Access Policy"   (Organization admin), then record the policy ID for the perimeter steps.

## 6. Required APIs enabled on the in-scope projects

Description: The APIs this solution uses enabled on the host and in-scope projects:

compute.googleapis.com, dns.googleapis.com, accesscontextmanager.googleapis.com,   servicenetworking.googleapis.com (for PSC/private services access where used), plus the APIs of   the services the perimeter will protect (e.g. storage.googleapis.com, bigquery.googleapis.com,   and aiplatform.googleapis.com for Vertex AI / Gemini — verify which are VPC-SC supported for your   services).

Why required: VPC-SC can only restrict a service whose API is enabled and supported; private

access and DNS steps need their APIs on.

How to verify: gcloud services list --enabled --project=PROJECT_ID includes the APIs above.

How to implement if missing: gcloud services enable <api> --project=PROJECT_ID for each,

under change control.

## 7. A logging & monitoring sink for VPC-SC and firewall audit

Description: A destination (Cloud Logging bucket / log sink, and optionally BigQuery) able to

receive VPC-SC dry-run violation logs and firewall/VPC Flow Logs, with query access for the   engineer reviewing the pilot.

Why required: The whole dry-run-first method depends on being able to **read what the perimeter

would have blocked**; without the logs there is no evidence to gate enforcement on.

How to verify: Confirm Cloud Audit Logs are on for the in-scope services and that

resource.type="audited_resource" VPC-SC entries (dry-run) are queryable in Logs Explorer.

How to implement if missing: Enable Data Access audit logs for the protected services, and

create a log sink/bucket the reviewer can query, before turning on the dry-run perimeter.

# Global Requirements — Google Cloud Platform (GCP) Foundation Solutions

These requirements apply to the Google Cloud Platform (GCP) infrastructure and zero-trust solutions in the Google category (landing zone, Cloud IAM, networking / VPC Service Controls, Security Command Center, FinOps, and BeyondCorp Enterprise). They are the common foundation each GCP solution assumes is already in place (or stands up as part of its own Requirements section). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every GCP solution). The Google Cloud Console (console.cloud.google.com), the gcloud CLI, and Cloud Identity / Google Admin are authored at exact, current click-by-click / command detail from Google's public documentation. Where a capability, API, or default is version- or preview-dependent (new SCC tiers, BeyondCorp features, org-policy constraints, service-perimeter behaviors), it is cited or flagged "verify in your organization" — never invented. Infrastructure-as-Code (Terraform, the Cloud Foundation Toolkit / Terraform blueprints, Config Controller) is used at the pattern level — the solutions give the design, the gcloud/console procedure, and representative IaC, and defer provider/module internals to the tool's own docs. Automation is delivered as Python (Cloud Client Libraries / gcloud wrappers), never with hardcoded credentials or keys.

## 1. A Google Cloud Organization linked to Cloud Identity / Workspace

Description: A GCP Organization resource (the root of the resource hierarchy), which exists

once the domain's Cloud Identity or Google Workspace account is set up. Solutions build the   folder/project hierarchy beneath it.

Why required: Org-level policy, IAM, VPC Service Controls, and SCC all operate at or below the

Organization node; without it there is no place to anchor centralized governance.

How to verify: In the Cloud Console resource selector (or gcloud organizations list), confirm

an Organization resource exists and its ID.

How to implement if missing: Establish Cloud Identity/Workspace for the domain so the

Organization is created, then verify domain ownership.

## 2. Organization-level administrative access

Description: An account (ideally a break-glass super-admin plus a delegated **Organization

Administrator** / least-privilege roles the solution names) able to set org policies, create   folders/projects, and grant IAM at the Organization node.

Why required: Foundational changes (resource hierarchy, org policies, IAM bindings, VPC-SC

perimeters) require Organization-level authority.

How to verify: Confirm the account holds roles/resourcemanager.organizationAdmin (and the

specific roles each solution lists) via gcloud organizations get-iam-policy.

How to implement if missing: Have a super-admin grant the roles under change control; keep

break-glass accounts audited and MFA-protected.

## 3. A Cloud Billing account

Description: An active Cloud Billing account linked (or linkable) to the projects the

solution provisions, with a billing administrator available.

Why required: Projects that host resources (networks, SCC, workloads) must be linked to billing;

FinOps/budget work operates directly on the billing account.

How to verify: gcloud billing accounts list shows an OPEN account; confirm billing-admin access.

How to implement if missing: Create/associate a billing account (Google or reseller) before

provisioning billable resources.

## 4. The gcloud / IaC toolchain and API enablement

Description: A workstation or pipeline with the Google Cloud SDK (`gcloud`, `gsutil`),

Python 3.10+ with the Cloud Client Libraries, and (where used) Terraform; plus the   ability to enable the required Google Cloud APIs on target projects.

Why required: Configuration, automation, and the provided Python tools run through these; most

services require their API to be enabled first.

How to verify: gcloud version, python --version, and gcloud services list --enabled on a

target project.

How to implement if missing: Install the SDK + libraries; enable the named APIs

(gcloud services enable …) before running the steps.

## 5. A resource-hierarchy, naming & environment design

Description: An agreed folder/project structure (e.g. by department/environment), a

naming/labeling convention, and the environments in scope (prod / non-prod / shared), plus a   pilot project or folder to validate on before org-wide rollout.

Why required: IAM, org policy, networking, and cost allocation all key off the hierarchy and

labels; every solution follows an Assess → Design → Configure → Pilot → Validate → Expand model.

How to verify: Confirm the intended hierarchy, naming convention, and a named pilot scope with

the platform owners.

How to implement if missing: Define the hierarchy and naming standard (this is often the first

solution — the Landing Zone) before building dependent controls.

## 6. Security, network & governance stakeholders and policy

Description: Engagement with the security (CISO/SecOps), network, and cloud-governance / FinOps

stakeholders whose policies the configuration must satisfy (least-privilege model, allowed regions,   data-residency, network egress, threat-response ownership, budget/showback rules).

Why required: Org policies, IAM boundaries, perimeter design, and cost governance must align to

enterprise security and financial policy, not just technical defaults.

How to verify: Confirm the applicable policies and named approvers/owners for security,

networking, and cost.

How to implement if missing: Identify the owners and capture the policy requirements before

applying org-wide guardrails.

*The deployment model across every GCP solution is the same: Assess → Design → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback for org-wide changes. Automation is delivered as Python (gcloud / Cloud Client Libraries) — never with hardcoded credentials, exported service-account keys committed to disk, or secrets in code.*

# Implementation

Follow these ordered steps. The house model is Assess → Design → Configure → Pilot → Validate → Expand, pilot-first, with explicit pass/fail gates and a documented rollback for every production-affecting change. Every artifact is named with the <Purpose> – <Scope> – <Stage> convention and the exact name is reused in testing, troubleshooting, and the scripts.

Set these shell variables once (substitute your values):

export ORG_ID=123456789012
export NET_HOST_PROJECT_ID=net-host-prod            # Net-Host – Prod – Shared-VPC
export PILOT_SVC_PROJECT_ID=app-a-prod              # App-A – Prod  (pilot service project)
export REGION=us-east4
export POLICY_ID=$(gcloud access-context-manager policies list \
  --organization=$ORG_ID --format='value(name)' | head -n1)

Artifact names used throughout:

| Artifact | Name |
| --- | --- |
| Shared VPC host project | Net-Host – Prod – Shared-VPC |
| VPC network | vpc-prod-shared |
| Pilot subnet | sn-prod-use4 |
| Hierarchical firewall policy | HFW – Org – Baseline |
| VPC network firewall policy | NFW – Prod – Workload |
| PSC endpoint (Google APIs) | psc-googleapis |
| Access level | Access Level – Corp-Managed – v1 |
| Service perimeter | Perimeter – Prod – v1 |

__________________________________________________

## Stage 0 — Assess (read-only)

Inventory the current network exposure with the assessment tool (safe, read-only):

python scripts/gcpnet_network_assessment.py --project $NET_HOST_PROJECT_ID --org $ORG_ID

It reports VPCs/subnets, whether Private Google Access is on per subnet, external IPs in use,    permissive (0.0.0.0/0) firewall rules, and whether any VPC-SC perimeter already exists. Save the    JSON output as the baseline.

Gate G0 (pass/fail): You have a written baseline of exposure and an agreed IP plan

(Requirement 3). Fail → do not proceed until the network team signs off the IP plan and pilot    scope.

## Stage 1 — Design (no changes)

Confirm the resource hierarchy: Net-Host – Prod – Shared-VPC under the Network folder;

App-A – Prod (pilot) and other service projects under the workload folders. Confirm the subnet /    secondary-range table and which Google services the perimeter will protect (Requirement 6).

## Stage 2 — Configure the Shared VPC + private access (pilot host first)

Enable Shared VPC on the host project (Net-Host – Prod – Shared-VPC):

gcloud compute shared-vpc enable $NET_HOST_PROJECT_ID

Create the VPC and the pilot subnet with Private Google Access ON:

gcloud compute networks create vpc-prod-shared \
     --project=$NET_HOST_PROJECT_ID --subnet-mode=custom

   gcloud compute networks subnets create sn-prod-use4 \
     --project=$NET_HOST_PROJECT_ID --network=vpc-prod-shared \
     --region=$REGION --range=10.20.0.0/20 \
     --enable-private-ip-google-access --enable-flow-logs

Add secondary ranges (--secondary-range pods=…,services=…) only where GKE is in scope.

Configure DNS + the restricted VIP route for private API access. Create a Cloud DNS private

zone (or response policy) so *.googleapis.com resolves to the restricted VIP, and add the    route. Verify the current restricted/private VIP ranges in Google's "Private Google Access"    documentation before using them:

gcloud compute routes create rt-restricted-googleapis \
     --project=$NET_HOST_PROJECT_ID --network=vpc-prod-shared \
     --destination-range=199.36.153.4/30 --next-hop-gateway=default-internet-gateway
   # Cloud DNS private zone mapping googleapis.com → restricted.googleapis.com (see docs for exact records)

(Optional, recommended) Create a Private Service Connect endpoint for the Google APIs bundle

named psc-googleapis, giving an org-owned private IP for the APIs (choose the all-apis or    vpc-sc bundle per your perimeter design — verify current bundle names):

gcloud compute addresses create psc-googleapis-ip \
     --project=$NET_HOST_PROJECT_ID --global --purpose=PRIVATE_SERVICE_CONNECT \
     --addresses=10.20.255.2 --network=vpc-prod-shared
   gcloud compute forwarding-rules create psc-googleapis \
     --project=$NET_HOST_PROJECT_ID --global --network=vpc-prod-shared \
     --address=psc-googleapis-ip --target-google-apis-bundle=all-apis

Provision helper (dry-run by default). Instead of running the raw commands, you may use the

provisioning helper, which prints the plan and only mutates with --apply:

python scripts/gcpnet_shared_vpc_provision.py \
     --host-project $NET_HOST_PROJECT_ID --network vpc-prod-shared \
     --region $REGION --subnet sn-prod-use4 --range 10.20.0.0/20    # dry-run
   # add --apply only after reviewing the printed plan

Attach the pilot service project (App-A – Prod) to the Shared VPC:

gcloud compute shared-vpc associated-projects add $PILOT_SVC_PROJECT_ID \
     --host-project=$NET_HOST_PROJECT_ID

## Stage 3 — Firewall & egress policy (deny-by-default)

Create the hierarchical firewall policy HFW – Org – Baseline at the Network folder, with

deny-egress by default plus explicit allows for the Google API VIP ranges, then associate it:

gcloud compute firewall-policies create --organization=$ORG_ID \
      --short-name=hfw-org-baseline --description="HFW – Org – Baseline"
    # add rules: allow egress to restricted VIP; deny egress 0.0.0.0/0 (low priority)
    # then: gcloud compute firewall-policies associations create --folder=NETWORK_FOLDER_ID …

Create the VPC network firewall policy NFW – Prod – Workload for workload-specific allows and

associate it with vpc-prod-shared. Keep the default egress posture deny; every allow is named.

Gate G1 (pass/fail): From a pilot VM with no external IP on sn-prod-use4, private access

works (gcloud storage ls / API call succeeds via the restricted VIP) and unlisted egress is     denied. Run scripts/gcpnet_private_access_validate.py --project $PILOT_SVC_PROJECT_ID.     Fail → fix DNS/route/firewall before touching perimeters. Rollback: the network is additive     so far; detach the service project (shared-vpc associated-projects remove) and delete the pilot     subnet/VPC if the pilot is abandoned.

## Stage 4 — VPC Service Controls perimeter (DRY-RUN first)

Create the access level Access Level – Corp-Managed – v1 describing trusted conditions (corp

IP ranges and, where BeyondCorp device posture is available, managed-device requirements — verify     device-posture availability in your org). Author it as a .yaml and apply:

gcloud access-context-manager levels create corp_managed_v1 \
      --policy=$POLICY_ID --title="Access Level – Corp-Managed – v1" \
      --basic-level-spec=access-level-corp-managed-v1.yaml

Create the service perimeter in DRY-RUN mode Perimeter – Prod – v1, listing the in-scope

projects and the restricted services (verify current VPC-SC coverage for each service):

gcloud access-context-manager perimeters dry-run create perimeter_prod_v1 \
      --policy=$POLICY_ID --title="Perimeter – Prod – v1" \
      --perimeter-type=regular \
      --resources=projects/PILOT_PROJECT_NUMBER \
      --restricted-services=storage.googleapis.com,bigquery.googleapis.com,aiplatform.googleapis.com

You may instead use the builder, which emits the spec and stays in dry-run unless --apply:

python scripts/gcpnet_vpcsc_perimeter_build.py --policy $POLICY_ID \
      --title "Perimeter – Prod – v1" --resource-project-number PILOT_PROJECT_NUMBER \
      --restricted-services storage.googleapis.com bigquery.googleapis.com    # dry-run

Let dry-run run. For at least one full business cycle (e.g. 1–2 weeks), the perimeter **logs

what it would block without denying anything. Review the dry-run violation logs** (Requirement     7) with the validation report tool:

python scripts/gcpnet_vpcsc_perimeter_build.py --policy $POLICY_ID --show-dry-run-violations
    python scripts/gcpnet_perimeter_report.py --policy $POLICY_ID --perimeter perimeter_prod_v1

Add ingress/egress rules for legitimate flows the dry-run surfaced (e.g. a CI/CD service

account, an on-prem source reaching BigQuery), each referencing Access Level – Corp-Managed – v1.     Keep iterating dry-run until the only remaining violations are ones you *intend* to block.

Gate G2 (pass/fail): Dry-run violation logs contain no legitimate flow that would break at

enforcement (all real flows are covered by ingress/egress rules), and a known exfiltration     attempt (e.g. copying a protected bucket to an outside project) appears as a *would-deny*.     Fail → add the missing rule and re-run dry-run; do not enforce.

## Stage 5 — Enforce (production change, with rollback)

Promote the dry-run config to enforced for Perimeter – Prod – v1:

gcloud access-context-manager perimeters dry-run enforce perimeter_prod_v1 --policy=$POLICY_ID

Immediately re-validate: private access still works from inside; the known exfiltration attempt

is now actually denied (PERMISSION_DENIED / VPC Service Controls unique ID in the error).     Run scripts/gcpnet_perimeter_report.py again and archive the report as go-live evidence.

Rollback (documented): if enforcement breaks a legitimate flow, revert to dry-run to stop

denials immediately while you fix the rule:

gcloud access-context-manager perimeters dry-run drop perimeter_prod_v1 --policy=$POLICY_ID
    # (returns the enforced config to dry-run behavior; add the ingress/egress rule, then re-enforce)

Verify the exact revert/drop subcommand in your gcloud version before you need it, and rehearse     it in the pilot.

## Stage 6 — Expand

Repeat Stages 2–5 for the remaining regions and service projects, one wave at a time, each

wave: attach service projects → confirm private access (G1) → add the projects to the perimeter in     dry-run → review logs (G2) → enforce. Never add a project straight to an enforced     perimeter — always dry-run the addition first. Bump the perimeter/access-level version suffix     (– v2, …) when the spec materially changes, and keep the previous spec for rollback.

# Testing & Validation

Run these after the corresponding implementation stage. Each test states the procedure and the expected pass/fail signal. Artifact names match the Implementation guide (vpc-prod-shared, sn-prod-use4, Access Level – Corp-Managed – v1, Perimeter – Prod – v1).

__________________________________________________

## T1 — Shared VPC topology is correct

Procedure:

gcloud compute shared-vpc get-host-project $PILOT_SVC_PROJECT_ID
  gcloud compute networks subnets describe sn-prod-use4 --region=$REGION \
    --project=$NET_HOST_PROJECT_ID --format='value(privateIpGoogleAccess)'

Pass: the host project returns Net-Host – Prod – Shared-VPC's ID, and

privateIpGoogleAccess is True.

Fail: empty host project (service project not attached) or False (private access not enabled)

→ return to Implementation Stage 2.

## T2 — Private Google Access works from an internal-only VM

Procedure: On a VM in sn-prod-use4 with no external IP:

nslookup storage.googleapis.com          # expect the restricted/private VIP
  gcloud storage ls                        # expect success with no public egress
  python scripts/gcpnet_private_access_validate.py --project $PILOT_SVC_PROJECT_ID --region $REGION

Pass: DNS resolves to the restricted/private VIP and the API call succeeds; the validator reports

PRIVATE ACCESS: OK.

Fail: DNS resolves to a public IP, or the call times out / needs an external IP → fix the Cloud

DNS zone and the restricted-VIP route (Implementation step 6).

## T3 — Egress is deny-by-default

Procedure: From the same internal-only VM, attempt egress to an arbitrary public host not on any

allow rule (e.g. curl -m 5 https://example.com).

Pass: the connection is blocked/timed out (no matching allow in HFW – Org – Baseline /

NFW – Prod – Workload), while Google API access (T2) still works.

Fail: arbitrary egress succeeds → the deny-egress baseline is missing or out-prioritized; review

the firewall policies.

## T4 — Perimeter dry-run logs a known exfiltration attempt

Procedure: With Perimeter – Prod – v1 in dry-run, attempt to copy a protected bucket to a

project outside the perimeter:

gcloud storage cp gs://protected-bucket/obj gs://outside-bucket/obj    # from inside perimeter
  python scripts/gcpnet_vpcsc_perimeter_build.py --policy $POLICY_ID --show-dry-run-violations

Pass: the copy succeeds (dry-run does not deny) but a would-deny VPC-SC violation for

that request appears in the dry-run logs / tool output.

Fail: no violation logged → the perimeter does not cover storage.googleapis.com, the project is

not in --resources, or audit logging is off (Requirement 7).

## T5 — Legitimate flows are covered before enforcement (Gate G2)

Procedure:

python scripts/gcpnet_perimeter_report.py --policy $POLICY_ID --perimeter perimeter_prod_v1

Review the report's classification of dry-run violations into legitimate (needs a rule) vs   intended-block.

Pass: every legitimate flow has a matching ingress/egress rule referencing

Access Level – Corp-Managed – v1; only intended exfiltration-style violations remain.

Fail: any legitimate business flow still shows as would-deny → add the ingress/egress rule and

re-run dry-run. Do not enforce.

## T6 — Enforcement blocks exfiltration and preserves legitimate access

Procedure: After perimeters dry-run enforce, repeat T4's exfiltration copy and a legitimate

in-perimeter API call.

Pass: the exfiltration copy now fails with a VPC Service Controls PERMISSION_DENIED

(note the unique violation ID), while the legitimate in-perimeter call still succeeds.

Fail: exfiltration still succeeds (not enforced / wrong service) or a legitimate call now

fails (missing ingress/egress rule) → for the latter, execute the rollback to dry-run   (Implementation step 20), add the rule, and re-enforce.

## T7 — Access level gates by trusted condition

Procedure: Trigger a request that satisfies Access Level – Corp-Managed – v1 (from a corp IP /

managed device) and one that does not, against a service governed by an ingress rule.

Pass: the satisfying request is allowed; the non-satisfying request is denied by VPC-SC.

Fail: both allowed → the ingress rule is not actually referencing the access level; both denied →

the access level's conditions are too strict or misconfigured (verify device-posture availability in   your org).

## T8 — Config helper output matches live state (drift check)

Procedure:

python scripts/gcpnet_config_helper.py --org $ORG_ID --host-project $NET_HOST_PROJECT_ID \
    --policy $POLICY_ID --check

Pass: the helper reports the expected artifacts present and named

(vpc-prod-shared, sn-prod-use4, Perimeter – Prod – v1, Access Level – Corp-Managed – v1) with   no drift from the intended config.

Fail: the helper flags a missing/renamed artifact or drift → reconcile against the Implementation

guide before expanding to the next wave.

# Troubleshooting

Common failure modes and how to resolve them. Artifact names match the Implementation guide (vpc-prod-shared, sn-prod-use4, Access Level – Corp-Managed – v1, Perimeter – Prod – v1).

__________________________________________________

## Private access

Symptom: DNS resolves `storage.googleapis.com` to a *public* IP, or API calls from an internal-only VM time out.

Cause: Cloud DNS is not mapping googleapis.com to the restricted/private VIP, the restricted-VIP

route is missing, or Private Google Access is off for the subnet.

Resolve: Confirm privateIpGoogleAccess=True on sn-prod-use4 (test T1); verify the Cloud DNS

private zone / response policy points *.googleapis.com at the restricted VIP; confirm the route   to the restricted VIP range exists. Verify the current restricted VIP range in Google's "Private   Google Access" documentation — do not assume a hard-coded value. Re-run   gcpnet_private_access_validate.py.

Symptom: API access works but only when the VM has an external IP.

Cause: Traffic is going out the public path, not the private VIP — private access is not actually

in effect.

Resolve: Remove the external IP and re-test; fix DNS/route as above until the call succeeds with

internal IP only.

## Shared VPC

Symptom: `shared-vpc associated-projects add` fails, or the service project cannot use subnets.

Cause: Missing roles/compute.xpnAdmin (Shared VPC Admin) at the org/folder, Shared VPC not

enabled on the host, or the service account lacks subnet IAM.

Resolve: Confirm Shared VPC is enabled on Net-Host – Prod – Shared-VPC

(gcloud compute shared-vpc get-host-project …); grant compute.xpnAdmin at the narrowest scope   (Requirement 1); grant subnet-level networkUser on the shared subnet to the service project's   service accounts.

Symptom: hybrid/VPN/peering routes fail or behave oddly after adding a subnet.

Cause: Overlapping IP ranges with on-prem or a peered VPC (Requirement 3).

Resolve: Audit the IP plan for overlap; ranges cannot be renumbered non-disruptively — plan a

migration for the overlapping subnet rather than patching routes.

## Firewall / egress

Symptom: arbitrary public egress still succeeds from a workload.

Cause: The deny-egress baseline in HFW – Org – Baseline is missing, out-prioritized by a

broader allow, or the policy is not associated with the folder/VPC.

Resolve: Confirm the hierarchical policy is associated and that the deny-egress rule is at a lower

(broader) priority number than any 0.0.0.0/0 allow; ensure the only egress allows are the named ones   (Google API VIP ranges, explicit destinations).

## VPC Service Controls — dry-run

Symptom: the known exfiltration test (copy to an outside project) produces *no* dry-run violation.

Cause: The service (storage.googleapis.com) is not in the perimeter's restricted list, the

source/target project is not in --resources, or Data Access audit logging is off for the   service (Requirement 7).

Resolve: Add the service to restricted-services; add the project number to the perimeter's

resources (in dry-run); enable Data Access audit logs for the protected services, then regenerate the   test request and re-check with gcpnet_vpcsc_perimeter_build.py --show-dry-run-violations.

Symptom: dry-run shows would-deny violations for flows you believe are legitimate.

Cause: A real business flow (CI/CD service account, on-prem source, cross-project pipeline) is not

yet covered by an ingress/egress rule.

Resolve: Add a narrow ingress/egress rule referencing Access Level – Corp-Managed – v1, the

specific identity, and the specific service — do not widen the perimeter or drop a restricted service.   Re-run dry-run until only intended blocks remain (Gate G2).

## VPC Service Controls — enforced

Symptom: after enforcing, a legitimate call fails with `VPC Service Controls` / `PERMISSION_DENIED` and a unique violation ID.

Cause: A legitimate flow was not covered before enforcement (Gate G2 was passed on incomplete

logs).

Resolve: Execute the documented rollback to dry-run immediately to stop denials

(perimeters dry-run drop … — verify the exact subcommand for your gcloud version), add the   missing ingress/egress rule, confirm in dry-run, then re-enforce. Use the unique violation ID in the   error to pinpoint the blocked request in the logs.

Symptom: enforcement did not seem to take effect (exfiltration still succeeds).

Cause: The dry-run enforce step was not run, or a spec/status mismatch left the perimeter still

in dry-run.

Resolve: Run gcpnet_perimeter_report.py — if it reports DRY-RUN, the enforce step did not

promote the spec; re-run perimeters dry-run enforce perimeter_prod_v1.

## Permissions & policy

Symptom: `access-context-manager` commands fail with permission denied.

Cause: Missing roles/accesscontextmanager.policyAdmin / policyEditor, or the wrong/absent

org access policy ID.

Resolve: Confirm the org access policy exists

(gcloud access-context-manager policies list --organization=ORG_ID) and that the running identity   holds the policy roles (Requirement 1 & 5); pass the correct --policy ID.

## Tooling

Symptom: a Python tool prints `gcloud not found on PATH` or empty results.

Cause: Google Cloud SDK not installed / not on PATH, or ADC not configured.

Resolve: Install the SDK and run gcloud auth application-default login (or use the pipeline's

Workload Identity); confirm gcloud version. The tools are read-only/dry-run by default, so re-running   after fixing auth is safe.

# Best Practices

Durable practices for operating and evolving this network and its VPC Service Controls perimeters.

## Perimeters

Always change perimeters in dry-run first. Every material change — adding a project, adding a

restricted service, tightening an access level — goes through dry-run and a log review before it   becomes enforced. Never add a project directly to an enforced perimeter.

Version your specs. Keep the previous perimeter/access-level spec (– v1, – v2) so rollback is

a known-good artifact, not an improvisation. Store the go-live report (from   gcpnet_perimeter_report.py) with the change record.

Keep a rehearsed rollback. The revert-to-dry-run step is the emergency brake; rehearse it in the

pilot and confirm the exact gcloud subcommand for your version *before* you need it.

Prefer ingress/egress rules over widening the perimeter. When a legitimate flow is blocked, add a

narrow ingress/egress rule referencing a specific access level, service, and identity — do not drop a   service from the restricted list or add a broad project just to make an error go away.

Re-verify service coverage periodically. VPC-SC support for a service (supported / preview /

unsupported) changes; recheck coverage for your services — especially Vertex AI / Gemini — on a   schedule, and adjust the restricted-services list accordingly.

## Access levels & identity

Model trust with device + network posture, not IP alone. Where BeyondCorp device posture is

available in your org, combine corp IP ranges with managed-device requirements in   Access Level – Corp-Managed – v1; IP-only access levels are weaker.

Scope access levels tightly and name them by intent. One access level per trust profile, reused

by reference across ingress rules — avoid per-rule copies that drift.

## Shared VPC & private access

Host project holds no workloads. Keep the separation of duties clean: network in the host

project, apps in service projects.

Enable Private Google Access on every subnet and remove external IPs by default. Reach Google

APIs via the restricted VIP / PSC; grant external IPs only by exception with justification.

Deny egress by default. Build up from a deny-egress hierarchical policy; every allow is named,

justified, and reviewed. Turn on VPC Flow Logs and firewall logging for evidence.

Plan IP space once, generously. Non-overlapping ranges with room to grow and reserved secondary

ranges — you cannot renumber non-disruptively later.

## Automation & secrets

Run tools read-only / dry-run first; require an explicit `--apply`. The included tools follow this

pattern — keep it for any extension you write.

Never commit credentials or service-account keys. Use Application Default Credentials / the

environment / Workload Identity; keep keys out of code and out of the repo.

Use change control for org-wide guardrails. Hierarchical firewall policies and perimeter

enforcement affect many projects — land them under ticketed change with the named security/network   approvers.

## Operations

Route VPC-SC and firewall logs to a queryable sink and alert on unexpected *enforced* denials —

they indicate either an attack or a missing legitimate-flow rule.

Expand in waves with the same gates. Each region/service-project wave repeats

attach → private-access check (G1) → dry-run perimeter add → log review (G2) → enforce. Consistency   is what keeps a large rollout safe.

# Deliverables Summary

Everything included in this solution, on one page.

## Documentation

| Document | What it gives you |
| --- | --- |
| Solution Overview | The network reference design: Shared VPC topology, private access (Private Google Access / PSC), hybrid connectivity, firewall/egress model, and VPC Service Controls perimeter design — with benefits, limitations, and the deployment model. |
| Requirements Guide | Solution-specific prerequisites (network admin roles, host/service projects, IP plan, private-access DNS/route, Access Context Manager policy, required APIs, audit-log sink) — each with how to verify and how to implement if missing — on top of the shared GCP category requirements. |
| Implementation Guide | Exact, ordered, named steps: build the Shared VPC + private-access subnet, apply deny-by-default firewall/egress policy, and design + dry-run then enforce VPC-SC perimeters — pilot-first, with pass/fail gates (G0–G2) and a documented rollback. |
| Testing & Validation | Eight tests (T1–T8) with expected pass/fail signals, from Shared VPC correctness and private access through the dry-run exfiltration test to enforced-perimeter validation and drift checking. |
| Troubleshooting | Common failure modes (private access resolving public, perimeter not logging, enforcement breaking a flow, permission errors) and their resolutions. |
| Best Practices | Durable practices for evolving perimeters safely, access-level design, private access, and safe automation. |
| Executive Summary | The outcome, approach, and why it is safe/governed — for decision-makers. |

## Python tools (5) — `gcloud` / Cloud Client Library automation

All are read-only or dry-run by default, require an explicit --apply for any write, use Application Default Credentials, and contain no hardcoded credentials or keys. Python 3.10+.

| # | Tool | What it does |
| --- | --- | --- |
| 1 | gcpnet_network_assessment.py | Read-only exposure baseline: VPCs/subnets, subnets missing Private Google Access, 0.0.0.0/0 firewall rules, external IPs, and whether any VPC-SC perimeter exists. Emits JSON. |
| 2 | gcpnet_shared_vpc_provision.py | Provisioning helper (dry-run default): enables Shared VPC on the host project and creates the VPC + private-access subnet; prints the exact plan and only mutates with --apply. |
| 3 | gcpnet_private_access_validate.py | Read-only validator that Private Google Access is on per subnet, the restricted-VIP route exists, and (from an internal-only VM) API hostnames resolve to a private VIP. |
| 4 | gcpnet_vpcsc_perimeter_build.py | Builds a VPC-SC service perimeter in dry-run mode first (creates only with --apply, still dry-run; never enforces), and reads back dry-run would-deny violation logs. |
| 5 | gcpnet_perimeter_report.py | Read-only go/no-go report: perimeter mode (dry-run vs enforced), restricted services, resources, access levels, and a dry-run violation count — the evidence for Gate G2. |

*(Bonus config/scope helper: gcpnet_config_helper.py emits the intended artifact config and runs a read-only drift check against live state — used by test T8.)*

## Named artifacts (reused across docs, tests, and tools)

Net-Host – Prod – Shared-VPC · vpc-prod-shared · sn-prod-use4 · HFW – Org – Baseline · NFW – Prod – Workload · psc-googleapis · Access Level – Corp-Managed – v1 · Perimeter – Prod – v1.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## gcpnet_config_helper.py

## gcpnet_network_assessment.py

## gcpnet_perimeter_report.py

## gcpnet_private_access_validate.py

## gcpnet_shared_vpc_provision.py

## gcpnet_vpcsc_perimeter_build.py