Migrate & Protect Applications with Entra

Implementation Solution Guide

Version 1.0.0    ·    2026-07-11

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Migrate & Protect Applications with Entra

## The problem

Most organizations run a long tail of applications whose authentication is stuck in the past: relying parties on an AD FS farm nobody wants to touch, internal web apps reachable only over the VPN, and a handful of SaaS apps wired up with bespoke or forgotten SSO. Each one is an unmanaged risk. AD FS is a single point of failure and a prized attacker target (Golden SAML); on-prem-only apps force the flat network access that Zero Trust is meant to end; and apps outside Entra can't be protected by Conditional Access, can't be reviewed, and don't show up when an auditor asks "which apps can this user reach, and under what conditions." The result is a fragile estate that blocks the move to Zero Trust.

## The solution

This solution migrates application authentication to Microsoft Entra and protects every app it moves, in four coordinated tracks:

Discover & plan — inventory AD FS relying parties, on-prem web apps, and SaaS SSO; use the **AD FS

application activity signal to prioritize; produce a per-app migration plan** with a cutover and    rollback for each.

Migrate AD FS → Entra SSO — recreate each relying party as an Entra enterprise application

(SAML/OIDC), validate with a pilot audience, then cut over federation to Entra and retire the    AD FS relying party — reversible at every step.

Publish on-prem apps — make internal web apps reachable without a VPN via Application Proxy (or

GSA Private Access), with pre-authentication in Entra.

Provision & protect — automate account provisioning with SCIM, and wrap every migrated app

in Conditional Access and periodic access reviews.

Delivery follows a disciplined Assess → Configure → Pilot → Validate → Expand model: migrate and prove one app of each type against a pilot group first, confirm explicit pass/fail gates, then move the rest in waves — AD FS kept live as fallback until each relying party is validated on Entra.

## What's included

Full documentation (overview, requirements, ordered implementation, testing matrix, troubleshooting, best practices) plus five PowerShell (Microsoft Graph) tools — with KQL for sign-in evidence — that inventory AD FS relying parties and Entra apps, validate the named migrated objects, report SCIM provisioning status, export cutover/sign-in evidence, and preview cutover changes. Every tool is read-only or `-WhatIf` by default, uses least-privilege Graph scopes, and stores no credentials.

## Business value

AD FS retired — the single point of failure and Golden SAML target is removed, app-by-app.

On-prem apps reachable without a VPN — published through Entra with pre-authentication.

Every app under Conditional Access — MFA, device compliance, and risk conditions on all app access.

Provisioning automated — SCIM creates/updates/deprovisions accounts, closing the leaver gap.

Audit-ready & reversible — access reviews per app, and a documented rollback for every cutover.

## Effort and boundary

A competent identity admin can migrate and protect the pilot (one AD FS relying party, one App Proxy app, one SCIM integration, and Conditional Access) in a few focused sessions, then migrate the rest in waves. This is a technical implementation guide: it provides the migration method, the publishing and provisioning setup, and the automation. The application inventory decisions — which apps migrate in which wave, cutover windows, and app-owner sign-off — remain the customer's change-management calls.

Scope note (avoids overlap): this solution is the AD FS migration + on-prem publishing track. If you need SSO onboarding at scale — a repeatable factory for integrating many SAML/OIDC SaaS apps — that is the separate *Cloud Identity as Enterprise IdP — SAML App Integration Factory* solution; the two are complementary and cross-referenced in §7.  Licensing & preview note: Application Proxy and Conditional Access require Entra ID P1; GSA Private Access (an alternative publishing path) requires the Microsoft Entra Suite / Private Access add-on; access reviews require Entra ID Governance / P2. Some capabilities may be in preview. *Verify current licensing and feature availability in your tenant before you begin.*

# 1. Solution Overview — Migrate & Protect Applications with Entra

## What this solution is

This solution moves application authentication onto Microsoft Entra and protects every app it migrates. It covers the three ways an app is typically stranded and brings each into the Entra control plane:

AD FS relying parties → Entra SSO. Recreate each AD FS relying party as an Entra **enterprise

application using SAML or OIDC, migrate claim/attribute logic, validate on a pilot, then   cut over** and retire the AD FS relying party — removing the AD FS dependency app-by-app.

On-prem web apps → published through Entra. Make internal web apps reachable without a VPN using

Microsoft Entra Application Proxy (a connector-based reverse proxy) or GSA Private Access, with   pre-authentication in Entra so Conditional Access applies before the app is ever reached.

SaaS / modern apps → integrated + provisioned. Integrate SAML/OIDC apps and automate account

lifecycle with SCIM provisioning, then protect them with Conditional Access and access reviews.

## How the technology works

Everything is configured under Enterprise applications and Application proxy in the Microsoft Entra admin center (https://entra.microsoft.com) and is backed by the Microsoft Graph applications, servicePrincipals, and onPremisesPublishing APIs. The building blocks:

Enterprise application (+ service principal) → the migrated app in Entra. It holds the **SSO

configuration (SAML metadata / OIDC settings), the user/group assignments, the provisioning**   (SCIM) job, and is the resource a Conditional Access policy targets.

AD FS application activity → a usage/insights report (Entra → Usage & insights) that lists AD FS

relying parties and whether each is ready to migrate, so you prioritize by real usage.

Application Proxy connector group → connectors installed on-prem that make outbound-only

connections to Entra; a published app maps an external URL to an internal URL and sets the   pre-authentication method (Entra ID) and SSO mode (KCD / header-based / password).

Provisioning (SCIM) job → on the enterprise app; connects to the app's SCIM endpoint with a tenant

URL + secret token, maps attributes, and is scoped to a group so it creates/updates/deprovisions   only in-scope users.

Conditional Access policy → targets the migrated app(s) and enforces MFA / compliant device / risk.

Access review → recurring recertification of who is assigned to each migrated app.

## The standard deployment model

Assess → Configure → Pilot → Validate → Expand — inventory AD FS relying parties, on-prem apps, and SaaS SSO and build the migration plan (Assess); recreate one AD FS app in Entra, publish one on-prem app via App Proxy, set up one SCIM integration, and author the Conditional Access policy (Configure); target them at a small pilot group and keep AD FS live (Pilot); prove the pass/fail gates — pilot SSO works on Entra, the published app loads without VPN, SCIM provisions, CA enforces (Validate); then cut over the AD FS relying party and migrate the remaining apps in waves (Expand). Every cutover is reversible.

## What is in scope

App discovery + a per-app migration plan (AD FS relying parties, on-prem web apps, SaaS SSO).

One AD FS relying party migrated to an Entra enterprise app with staged cutover + rollback

(the repeatable pattern for the rest).

One on-prem web app published via Application Proxy (or GSA Private Access) with Entra

pre-authentication.

One SAML/OIDC integration with SCIM provisioning (create/update/deprovision).

Conditional Access protection and a recurring access review for the migrated apps.

Read-only reporting for cutover/sign-in evidence via the included scripts (Graph + KQL).

## What is out of scope

SSO onboarding at scale — a repeatable factory for integrating many SaaS SAML/OIDC apps — is the

separate, adjacent *Cloud Identity as Enterprise IdP — SAML App Integration Factory* solution. This   solution is the AD FS migration + on-prem publishing track; use the Factory when the job is "onboard   50 SaaS apps to SSO," and this solution when the job is "get off AD FS and publish on-prem apps."

Conditional Access baseline design (the full Zero Trust policy set) — a separate solution; here CA

is *applied to* the migrated apps.

Network-layer ZTNA for non-web/TCP apps at fleet scale — that is GSA Private Access in the

*Entra Global Secure Access* solution (referenced as an alternative publishing path here).

The decision of which apps migrate in which wave, cutover windows, and app-owner sign-off — those

are the customer's change-management determinations.

## Authentication and connections used

Microsoft Entra admin center (https://entra.microsoft.com) → Enterprise applications,

Application proxy, Usage & insights (AD FS application activity), Conditional Access.

Microsoft Graph for the automation scripts, via Connect-MgGraph with least-privilege scopes

(Application.Read.All, Directory.Read.All, Policy.Read.All, AuditLog.Read.All; write scopes only   for the gated cutover preview). No credentials or secrets are stored in the scripts.

AD FS management (Get-AdfsRelyingPartyTrust, run on an AD FS server) for the on-prem relying-party

inventory that Graph can't see directly.

Application Proxy connectors on-prem; and, optionally, Azure Monitor / Log Analytics for the

sign-in KQL.

## Limitations (be honest with buyers)

Licensing gate: Application Proxy + Conditional Access need Entra ID P1; GSA Private Access

needs the Entra Suite / Private Access add-on; access reviews need Entra ID Governance / P2.   *Verify current SKU coverage against Microsoft's documentation and your tenant.*

Cutover is a real change. Repointing federation from AD FS to Entra affects live sign-in — always

pilot with a limited audience, keep AD FS as fallback, and cut over under change control.

Claims parity matters. Complex AD FS claim rules (transforms, custom attributes) must be

reproduced as Entra claims mapping; some edge cases need extra work — the plan flags these per app.

Portal blade names and Graph beta endpoints evolve; match by intent and verify against current guidance.

# 2. Requirements Guide — Migrate & Protect Applications with Entra

Verify every requirement before you migrate any application. Each entry: Description · Why required · How to verify · How to implement if missing. The category-wide prerequisites (an active Entra ID tenant, base licensing, administrative roles, and break-glass accounts) are defined once in global-requirements-entra-id-solutions.md — confirm those first. The items below are specific to application migration and publishing.

## 2.1 Licensing for the publishing + protection features

Description: Application Proxy and Conditional Access require Entra ID P1; GSA Private Access (an alternative publishing path) requires the Microsoft Entra Suite / Private Access add-on; access reviews for migrated apps require Entra ID Governance / P2. Why required: Without the right SKU the publishing blade, CA targeting, or access-review creation is blocked, and licensing applies to the users who use the apps. How to verify: Microsoft 365 admin center → Billing → Licenses; confirm P1 (and Governance/P2 if using access reviews). In Entra, Application proxy and Conditional Access load without a licensing banner. Run ENTAPPMIG-Discovery.ps1. How to implement if missing: Assign Entra ID P1 (often via M365 E3/E5 or EMS) to in-scope users; add Governance/P2 for access reviews and the Private Access add-on if publishing via GSA. *Verify current SKU rules against Microsoft's documentation.*

## 2.2 Application Administrator / Cloud Application Administrator role

Description: The operator holds Application Administrator (or Cloud Application Administrator) to create and configure enterprise apps, plus Conditional Access Administrator to protect them. Why required: Creating enterprise apps, configuring SSO/provisioning, and publishing via App Proxy need the application admin role; wiring CA needs the CA admin role. How to verify: Entra → Roles and administrators; confirm the roles on the operator. How to implement if missing: Assign Application Administrator and Conditional Access Administrator; reserve Global Administrator for the one-time federation/cutover steps only.

## 2.3 The AD FS relying parties are inventoried

Description: A list of the AD FS relying party trusts to migrate, with each one's entity ID (identifier), reply/ACS URL(s), claim rules, and usage. Why required: Each Entra enterprise app must reproduce the relying party's identifier, URLs, and claims to be a drop-in replacement; you migrate by real usage, not guesswork. How to verify: On an AD FS server, Get-AdfsRelyingPartyTrust lists trusts; Entra → Usage & insights → AD FS application activity shows usage and migration readiness. Run ENTAPPMIG-Discovery.ps1 (which reads both where available). How to implement if missing: Export the relying-party inventory from AD FS and the AD FS application activity report; record identifier, URLs, and claim rules per app. Start the pilot with one app.

## 2.4 The on-prem apps to publish are identified (internal + external URL)

Description: For each internal web app to publish, its internal URL (as the connector resolves it), the desired external URL, and its SSO method (KCD/IWA, header-based, or password) are known. Why required: Application Proxy maps an external URL to an internal URL and performs pre-auth + SSO; you must know both URLs and the app's native auth to publish it correctly. How to verify: You have, per app: internal URL, external URL (a verified custom domain or the default msappproxy.net), and SSO mode. Run ENTAPPMIG-Discovery.ps1 to list already-published apps. How to implement if missing: Document each app's URLs and SSO mode with the app owner; verify any custom domain in Entra; start the pilot with a single, low-risk internal web app.

## 2.5 An Application Proxy connector host

Description: At least one Windows Server (2019/2022+), patched, with outbound HTTPS to the Entra Application Proxy service and network line-of-sight to the internal app(s). Two per location for HA. Why required: The App Proxy connector is the outbound-only bridge from Entra to the internal app; no inbound firewall ports are opened. How to verify: A server that can resolve/reach the app's internal URL with outbound 443 to the App Proxy endpoints; the connector shows Active after install. (If publishing via GSA Private Access instead, use that solution's connector — see the *Entra Global Secure Access* solution.) How to implement if missing: Provision the server (not a domain controller), open outbound 443, and install the connector from Application proxy → Download connector service. Deploy two for HA.

## 2.6 SCIM endpoint + credentials for provisioning (where used)

Description: For apps that support SCIM, the app's SCIM base URL and a secret token (or OAuth) with permission to create/update/deprovision users. Why required: Automatic provisioning connects Entra to the app's SCIM endpoint; without valid credentials the provisioning job can't write. How to verify: The app vendor provides a SCIM URL + token; a Test connection in the provisioning blade succeeds. Run ENTAPPMIG-Provisioning.ps1 to report provisioning status once configured. How to implement if missing: Obtain the SCIM endpoint + token from the app owner/vendor; store the token only in the provisioning config (never in scripts). Not all apps support SCIM — those stay assignment-only.

## 2.7 A pilot group and named app owners / approvers

Description: An Entra security group ENTAPPMIG-Pilot with test users for each app type, and named app owners to validate function and act as reviewers for access reviews. Why required: The pilot-first model targets ENTAPPMIG-Pilot; validation and reviews need real identities and someone who knows the app to confirm it still works after migration. How to verify: Entra → Groups; confirm ENTAPPMIG-Pilot and members; confirm app-owner identities. How to implement if missing: Create ENTAPPMIG-Pilot (Assigned) with test users who actually use the apps; nominate an owner/reviewer per app.

## 2.8 Ability to repoint federation / DNS at cutover

Description: Control over the federation setting or DNS/relying-party repoint needed to move an app from AD FS to Entra at cutover — e.g. updating the app's SAML endpoint to Entra, or converting a domain from federated to managed where relevant. Why required: Cutover is where sign-in actually moves; you must be able to make (and reverse) the repoint under change control. How to verify: You know, per app, exactly what changes at cutover (the app's IdP endpoint/metadata) and how to roll it back to AD FS. For domain-level federation, Global Administrator is available for the change. How to implement if missing: Work with the app owner to identify the cutover change and its rollback before migrating; schedule cutover in a change window with AD FS kept live as fallback.

## 2.9 Microsoft Graph PowerShell toolchain

Description: The Microsoft Graph PowerShell SDK on the operator's workstation (and, for the AD FS inventory, PowerShell access to an AD FS server), with consent for the read scopes the scripts use. Why required: The five tools authenticate via Connect-MgGraph; the discovery tool also reads AD FS relying parties from an AD FS server where available. How to verify: Get-Module -ListAvailable Microsoft.Graph.Authentication returns a version; running ENTAPPMIG-Discovery.ps1 connects successfully. How to implement if missing: Install-Module Microsoft.Graph -Scope CurrentUser; consent to Application.Read.All, Directory.Read.All, Policy.Read.All, AuditLog.Read.All on first run.

__________________________________________________

## Checklist

Category global requirements confirmed (global-requirements-entra-id-solutions.md)

Licensing: P1 (App Proxy + CA); Governance/P2 (access reviews); Private Access add-on if using GSA — *verify*

Application Administrator (+ Conditional Access Administrator) role held

AD FS relying parties inventoried (identifier, URLs, claims, usage) — ENTAPPMIG-Discovery.ps1

On-prem apps identified (internal + external URL, SSO mode)

Application Proxy connector host(s) provisioned with outbound 443

SCIM endpoint + token available for apps that support it — ENTAPPMIG-Provisioning.ps1

ENTAPPMIG-Pilot group created; app owners/reviewers nominated

Cutover + rollback (federation/DNS repoint) understood per app

Microsoft Graph PowerShell SDK installed (+ AD FS server access) — ENTAPPMIG-Discovery.ps1

# Global Requirements — Entra ID Solutions (category-level)

These requirements apply to every solution in the Entra ID Solutions category. They are published once at the category level so individual listings stay small. Confirm these before deploying any identity solution. Each entry: Description / Why / Verify / Implement-if-missing.

The identity plane is high risk. A mistake here breaks sign-in for everyone, so every change is staged and a break-glass account is kept ready before you touch anything.

## G1. Microsoft Entra ID tenant

Description: An active Microsoft Entra ID tenant. Why: It is the cloud identity backbone every other identity service builds on. Verify: Sign in to https://entra.microsoft.com as an administrator. Implement: Create a Microsoft 365 or Azure subscription, which provisions a tenant.

## G2. Entra ID licensing (P1, P2 where noted)

Description: Microsoft Entra ID P1 (or P2 for risk-based and PIM features). Why: Hybrid features such as seamless sign-in, password writeback, and Conditional Access require P1+. Verify: M365 admin center -> Billing -> Licenses; confirm Entra ID P1/P2 (often bundled in M365 E3/E5 or EMS). Implement: Assign M365 E3/E5, EMS E3/E5, or standalone Entra ID P1/P2.

## G3. Administrative roles

Description: Hybrid Identity Administrator and Global Administrator for the operator. Why: Configuring directory synchronization and authentication methods needs these elevated roles. Verify: Entra -> Roles and administrators; confirm Hybrid Identity Administrator (and a Global Administrator for the one-time first-sync consent). Implement: Assign Hybrid Identity Administrator; reserve Global Administrator for tenant-wide and first-sync changes.

## G4. Break-glass (emergency access) accounts

Description: At least two cloud-only emergency access accounts, excluded from Conditional Access and MFA-broad policies. Why: If sync, federation, or an auth-method change locks out admins, break-glass accounts get you back in. Verify: Entra -> Users; confirm two cloud-only accounts (@onmicrosoft.com) with strong stored credentials and documented use. Implement: Create two cloud-only Global Administrator accounts; exclude them from policies; store credentials securely and monitor sign-ins.

## G5. Healthy on-premises Active Directory

Description: A functional AD forest/domain with healthy replication and DNS. Why: Synchronization reads from AD; replication or DNS faults corrupt or stall the sync. Verify: Run dcdiag and repadmin /replsummary on a domain controller with no errors; run HYBID-Discovery.ps1. Implement: Resolve AD replication, DNS, and time-sync issues before synchronizing.

## G6. An Entra Connect host server

Description: A domain-joined Windows Server (2016+), patched, for Microsoft Entra Connect Sync (or a lightweight host with the Cloud Sync agent). Why: Connect Sync runs as a service on this host and must reach both AD and Entra ID. Verify: A supported, domain-joined server with TLS 1.2, .NET, and PowerShell available; run HYBID-Discovery.ps1. Implement: Provision a dedicated server (not a domain controller for production), patch it, and enable TLS 1.2.

## G7. UPN / domain hygiene

Description: User principal names use a public, verified, routable domain (not .local). Why: A non-routable UPN suffix produces sign-in problems and onmicrosoft.com fallbacks in the cloud. Verify: Entra -> Identity -> Settings -> Domain names shows the public domain Verified; AD UPN suffixes match it; run HYBID-Discovery.ps1. Implement: Add and verify the public domain in Entra; add the matching UPN suffix in AD and update user UPNs.

## G8. Network access to Microsoft cloud endpoints

Description: Outbound HTTPS (443) from the Connect host to Entra ID, plus required Microsoft 365 service URLs. Why: Synchronization, authentication-agent traffic, and tokens depend on these endpoints. Verify: From the Connect host, reach https://login.microsoftonline.com and the Microsoft 365 published URL/IP ranges. Implement: Allow the Microsoft 365 / Entra service URLs and IP ranges through the proxy/firewall.

__________________________________________________

The deployment model (all solutions): Assess -> Configure -> Pilot -> Validate -> Expand.

# 3. Implementation Guide — Migrate & Protect Applications with Entra

Follow these steps in order, in the Microsoft Entra admin center (https://entra.microsoft.com). Names in code are the exact objects to create — keep them consistent so the scripts, testing, and troubleshooting all refer to the same objects. Portal blade names evolve; if a label differs, match by intent and verify against current Microsoft guidance.

Object naming convention: ENTAPPMIG – <Purpose> – <Scope> – <Stage>. The objects you will build:

| Object | Name |
| --- | --- |
| Pilot user group | ENTAPPMIG-Pilot |
| Migrated AD FS app (enterprise app) | ENTAPPMIG – App – LOBSaml – Pilot |
| Application Proxy connector group | ENTAPPMIG – ConnectorGroup – OnPrem |
| Published on-prem web app | ENTAPPMIG – AppProxy – Intranet – Pilot |
| SCIM-provisioned app (enterprise app) | ENTAPPMIG – App – ScimSaaS – Pilot |
| Conditional Access (migrated apps) | ENTAPPMIG – CA – MigratedApps – Pilot |
| Access review (migrated apps) | ENTAPPMIG – Review – MigratedApps – Quarterly |

Model: Assess → Configure → Pilot → Validate → Expand. Build each object, scope it to ENTAPPMIG-Pilot first, prove the gates in §5, then cut over and expand in waves. Keep AD FS live as fallback until each relying party is validated on Entra. Every cutover has a rollback (see end of file).

## Step 1 — Assess and build the migration plan

Run ENTAPPMIG-Discovery.ps1 — inventories AD FS relying parties (from an AD FS server where

reachable), the AD FS application activity report, existing Entra enterprise apps, and App Proxy    connector groups. This is your starting map.

In Entra → Identity → Applications → Usage & insights → AD FS application activity, review each

relying party's usage and migration readiness. Prioritize the plan by real usage.

Pick the pilot apps: one AD FS relying party (ENTAPPMIG – App – LOBSaml – Pilot), one on-prem web

app (ENTAPPMIG – AppProxy – Intranet – Pilot), and one SCIM-capable SaaS app    (ENTAPPMIG – App – ScimSaaS – Pilot). Confirm ENTAPPMIG-Pilot exists with test users.

## Step 2 — Recreate the AD FS relying party as an Entra enterprise app

Identity → Applications → Enterprise applications → + New application. From the gallery pick the

app if listed, otherwise + Create your own application → Non-gallery. Name it    ENTAPPMIG – App – LOBSaml – Pilot.

Single sign-on → SAML (or OIDC if the app uses it). Set:

Identifier (Entity ID) = the exact value from the AD FS relying party (Requirement 2.3).

Reply URL (ACS) = the app's assertion consumer service URL(s).

Sign-on URL / relay state as needed.

Attributes & Claims — reproduce the AD FS claim rules as Entra claims mapping (NameID

format, and each attribute the app expects). Flag any complex transform for extra work.

SAML signing certificate — download the Entra federation metadata / certificate to hand to the app

owner for the cutover.

Users and groups → + Add: assign ENTAPPMIG-Pilot only (pilot-first).

## Step 3 — Deploy Application Proxy connectors

Identity → Applications → Application proxy → Download connector service. Install it on the

connector host (Requirement 2.5) and sign in with an application admin.

Confirm the connector shows Active; install a second connector for HA.

Application proxy → Connector groups → + New connector group, name

ENTAPPMIG – ConnectorGroup – OnPrem, and assign both connectors.

## Step 4 — Publish the on-prem web app via Application Proxy

Enterprise applications → + New application → On-premises application (Application Proxy).

Basics: Name ENTAPPMIG – AppProxy – Intranet – Pilot; Internal URL = the app's internal

address; External URL = your published address; Pre-authentication = Microsoft Entra ID;    Connector group = ENTAPPMIG – ConnectorGroup – OnPrem.

Single sign-on — set the mode the app needs (e.g. Integrated Windows Authentication (KCD),

Header-based, or Password-based).

Users and groups → + Add: assign ENTAPPMIG-Pilot.

Browse the External URL as a pilot user — you should be pre-authenticated by Entra and land on the

app without a VPN.

Alternative publishing path: for non-web/TCP apps or full ZTNA, publish via GSA Private Access instead (see the *Entra Global Secure Access* solution). App Proxy is for web apps with browser SSO.

## Step 5 — Integrate a SaaS app and configure SCIM provisioning

Enterprise applications → + New application → add the SaaS app (gallery or non-gallery). Name it

ENTAPPMIG – App – ScimSaaS – Pilot. Configure SSO (SAML/OIDC) as in Step 2.

Provisioning → Get started → Provisioning Mode = Automatic.

Admin Credentials: enter the app's SCIM base URL + secret token (Requirement 2.6);

Test connection must succeed.

Mappings — confirm/adjust the attribute mappings (which Entra attributes flow to the app).

Settings → Scope = Sync only assigned users and groups; assign ENTAPPMIG-Pilot.

Provision on demand for one pilot user to prove create/update works before turning the job on.

## Step 6 — Protect the migrated apps with Conditional Access

Entra → Protection → Conditional Access → + New policy. Name ENTAPPMIG – CA – MigratedApps – Pilot.

Users: include ENTAPPMIG-Pilot; exclude your break-glass accounts (global requirement G4).

Target resources: select the migrated apps — ENTAPPMIG – App – LOBSaml – Pilot,

ENTAPPMIG – AppProxy – Intranet – Pilot, ENTAPPMIG – App – ScimSaaS – Pilot.

Grant: require Multi-factor authentication and (for managed devices) **Require device to be

marked as compliant**.

Enable policy: Report-only first. Create. Review Insights, then switch to On once validated.

## Step 7 — Add an access review for the migrated apps

Identity governance → Access reviews → + New access review. *(Requires Governance/P2 — verify.)*

Review type: Applications → Select applications → the migrated apps.

Name: ENTAPPMIG – Review – MigratedApps – Quarterly; Recurrence: Quarterly; Reviewers: the

app owner / manager. Auto apply = Enabled; for the first cycle set don't-respond → No change.

Create. This recertifies who can reach each migrated app over time.

## Step 8 — Validate the pilot (the gates)

Run ENTAPPMIG-Validate.ps1 and confirm on ENTAPPMIG-Pilot (see §5 for the full matrix):

G1 AD FS app on Entra — a pilot user signs into ENTAPPMIG – App – LOBSaml – Pilot via Entra

(test endpoint) and gets the right claims — while AD FS is still live.

G2 Published app, no VPN — with the VPN disconnected, a pilot user reaches

ENTAPPMIG – AppProxy – Intranet – Pilot at its external URL, pre-authenticated by Entra.

G3 SCIM provisions — provision-on-demand creates/updates a pilot user in the SaaS app.

G4 Conditional Access — access to the migrated apps enforces MFA/compliant device.

Pass = all four gates green. Fail = fix before cutover/expand (see §6).

## Step 9 — Cut over the AD FS relying party

Preview with ENTAPPMIG-Cutover.ps1 (report-only / -WhatIf) — it summarizes the app's Entra

config, assignments, and CA coverage so you cut over with eyes open.

In a change window, repoint the app's federation from AD FS to Entra (update the app's IdP

endpoint/metadata to the Entra values from Step 2, per Requirement 2.8).

Validate real users sign in through Entra. Then disable the AD FS relying party (do not delete

it yet — keep it disabled as an instant rollback).

After a soak period with no issues, remove the AD FS relying party.

## Step 10 — Expand in waves

Repeat Steps 2–6 for the next apps, using the same convention

(ENTAPPMIG – App – <App> – Prod, ENTAPPMIG – AppProxy – <App> – Prod), migrating by usage priority.

Broaden assignments from ENTAPPMIG-Pilot to the real user population per app.

Broaden CA scope and switch ENTAPPMIG – CA – MigratedApps – Pilot from Report-only to On.

Broaden the access review scope to all migrated apps; switch don't-respond to Remove access once

reviewers are trained.

Re-run ENTAPPMIG-Validate.ps1 and ENTAPPMIG-Report.ps1 after each wave to capture evidence.

Rollback (any step): disable rather than delete. Before cutover, everything is additive (AD FS still serves the app). At cutover, re-enable the AD FS relying party and repoint the app back to AD FS to instantly revert. For CA, set the policy to Report-only. For provisioning, pause the job. For publishing, set the published app's users back to ENTAPPMIG-Pilot or disable it. Break-glass accounts are excluded from the CA policy so an app/CA fault never locks out admins.

__________________________________________________

### Order of operations

Assess (Discovery + AD FS activity) → recreate AD FS app in Entra → App Proxy connectors + group → publish on-prem app → SaaS app + SCIM → Conditional Access → access review → validate the 4 gates → cut over AD FS (keep it as rollback) → expand in waves

# 5. Testing & Validation — Migrate & Protect Applications with Entra

Validate on the pilot (ENTAPPMIG-Pilot) first, while AD FS stays live. Each test has a pass/fail signal. Do not cut over or expand until all gates pass. Reference scripts are named in each row.

## Test matrix

| # | Gate | What you do | Pass signal | Fail signal |
| --- | --- | --- | --- | --- |
| 1 | G1 AD FS app on Entra | A pilot user signs into ENTAPPMIG – App – LOBSaml – Pilot via Entra (test SSO / My Apps) | Sign-in succeeds through Entra with the app functioning | Sign-in fails / app errors |
| 2 | G1 Claims parity | Inspect the SAML/OIDC token the app receives | Required claims (NameID + attributes) match the AD FS values | Missing/wrong claims; app rejects the user |
| 3 | G2 Published app, no VPN | With the VPN disconnected, browse the external URL of ENTAPPMIG – AppProxy – Intranet – Pilot | Entra pre-auth, then the app loads over App Proxy | App unreachable / still needs VPN |
| 4 | G2 Pre-auth enforced | Try the external URL unauthenticated | Redirected to Entra sign-in before the app is reached | App served without authentication |
| 5 | G3 SCIM provision | Provision on demand a pilot user for ENTAPPMIG – App – ScimSaaS – Pilot | User is created/updated in the SaaS app | Provision fails / no change in the app |
| 6 | G3 SCIM deprovision | Remove a pilot user from scope and re-provision | User is disabled/deprovisioned in the app | User remains active in the app |
| 7 | G4 Conditional Access | Access a migrated app under ENTAPPMIG – CA – MigratedApps – Pilot | MFA / compliant device enforced as configured | Access granted without the required control |
| 8 | G4 Least privilege | Sign in as a user not in ENTAPPMIG-Pilot | Access denied (not assigned) | Non-assigned user reaches the app |

## Automated checks

ENTAPPMIG-Discovery.ps1 — inventories AD FS relying parties (from an AD FS server where reachable),

the AD FS application activity report, Entra enterprise apps, and App Proxy connector groups, so you can   confirm the named objects exist and track migration progress.

ENTAPPMIG-Validate.ps1 — checks each named object from §3 is present and correctly wired (the

migrated app has SSO config + ENTAPPMIG-Pilot assigned; the App Proxy app has pre-auth = Entra and a   connector group; the SCIM app has provisioning enabled + scoped; the CA policy targets the apps and   excludes break-glass) and flags gaps — the automated form of the gate table.

ENTAPPMIG-Provisioning.ps1 — reports SCIM provisioning status and recent sync results, and can

preview an on-demand provision (gated -WhatIf / -Commit).

ENTAPPMIG-Report.ps1 — exports sign-in evidence for the migrated apps (Graph sign-in logs, and

optional KQL against Log Analytics): who signed in, via which app, and the CA result — the cutover   and audit artifact.

ENTAPPMIG-Cutover.ps1 — pre-cutover readiness summary (app config, assignments, CA coverage) with a

preview-only default so you never flip a live app by accident.

## Reference KQL (sign-in logs for migrated apps)

Run in Log Analytics (or via ENTAPPMIG-Report.ps1). Field names may differ by tenant — verify schema.

// Sign-ins to the migrated apps, last 24h, with CA result
SigninLogs
| where TimeGenerated > ago(24h)
| where AppDisplayName startswith "ENTAPPMIG"
| summarize Signins = count() by AppDisplayName, UserPrincipalName, ResultType, ConditionalAccessStatus
| order by Signins desc

## Evidence to capture (for cutover / audit)

Screenshot: pilot user signed into the migrated AD FS app via Entra (My Apps), with the token claims.

Screenshot: the published app loading with VPN off after Entra pre-auth.

Provisioning on-demand result showing a user created/updated (and later deprovisioned).

CA Insights / report-only results before enforcement, and enforcement confirmed after.

ENTAPPMIG-Report.ps1 export of sign-ins per app with CA status.

## Exit criteria (before Cutover / Expand)

G1 — the migrated app authenticates via Entra with correct claims (AD FS still live)

G2 — the published app loads without VPN and enforces Entra pre-auth

G3 — SCIM provisions and deprovisions a pilot user

G4 — Conditional Access enforces MFA/compliant device on the migrated apps

ENTAPPMIG-Validate.ps1 shows no gaps for the pilot objects

ENTAPPMIG-Report.ps1 produces clean sign-in evidence per app

# 6. Troubleshooting — Migrate & Protect Applications with Entra

Symptom → likely root cause → fix. Start with ENTAPPMIG-Discovery.ps1 (are the named objects present and is the AD FS side inventoried?) and ENTAPPMIG-Validate.ps1 (which gate is failing?) — most migration issues are a SAML mismatch, a missing claim, a connector/DNS problem, or a CA scope error.

## The migrated app rejects the sign-in ("invalid SAML response" / audience mismatch)

Root cause: the Entra app's Identifier (Entity ID) or Reply URL (ACS) doesn't exactly match

what the AD FS relying party used (and what the app expects).

Fix: copy the exact identifier and ACS URL(s) from the AD FS relying party (Requirement 2.3) into

ENTAPPMIG – App – LOBSaml – Pilot → Single sign-on. A trailing slash or http/https difference is   enough to break it. ENTAPPMIG-Validate.ps1 shows the app's configured identifier/reply URLs.

## Sign-in works but the app says "access denied" / wrong user

Root cause: a claim the app relies on (NameID format, an attribute like employeeid or a role) is

missing or in the wrong format — the AD FS claim rule wasn't reproduced.

Fix: in the app's Attributes & Claims, reproduce each AD FS claim, including the NameID format.

Inspect the actual token (testing gate G2) and compare to the AD FS claims. Flag complex transforms for   extra work.

## The App Proxy published app shows a 500 / "app proxy" error page

Root cause: the connector can't reach the internal URL, the internal URL is wrong, or no connector

in ENTAPPMIG – ConnectorGroup – OnPrem is Active.

Fix: confirm the connector is Active and can resolve/reach the internal URL from the connector

host (Test-NetConnection); correct the Internal URL on ENTAPPMIG – AppProxy – Intranet – Pilot;   ensure two connectors for HA.

## The published app loads but single sign-on fails (repeated prompts)

Root cause: the App Proxy SSO mode is wrong or misconfigured — e.g. KCD/IWA without the SPN

or delegation set up, or header-based SSO without the right headers.

Fix: set the correct Single sign-on mode for the app; for IWA (KCD) configure the SPN and

Kerberos-constrained delegation on the connector service account; for header-based map the required   headers. Verify with a pilot user.

## SCIM provisioning "Test connection" fails or users aren't created

Root cause: wrong SCIM base URL or secret token, insufficient token permissions, an attribute

mapping mismatch, or the user is out of scope (job set to assigned-only and the user isn't assigned).

Fix: re-enter the SCIM URL + token (Requirement 2.6) and re-run Test connection; check the

Mappings for a required attribute the app rejects; confirm the user is in ENTAPPMIG-Pilot and the   scope is assigned users/groups. Use provision on demand and read the step-by-step result;   ENTAPPMIG-Provisioning.ps1 reports the job status and recent sync outcomes.

## Removing a user didn't deprovision them in the SaaS app

Root cause: the provisioning job doesn't have deprovisioning enabled, or the app only supports

disable (not delete), or the user was removed from Entra faster than the sync cycle.

Fix: confirm the job's target attribute mappings include the active/disable flag; allow a sync

cycle or provision on demand; some apps disable rather than delete — verify the expected behavior   with the vendor.

## After cutover, real users can't sign in (but the pilot worked)

Root cause: the app's federation was repointed to Entra but a production setting differs (a

different ACS URL for prod, a claim only prod users need), or the AD FS relying party is still intercepting.

Fix: re-enable the AD FS relying party and repoint the app back to AD FS (instant rollback), then

reconcile the prod-vs-pilot difference (extra ACS URL / claim) in the Entra app before retrying cutover.   This is why AD FS is disabled, not deleted, at cutover.

## A Conditional Access policy locked users (or an admin) out of the migrated apps

Root cause: the CA grant is too strict, the app target is wrong, or break-glass wasn't excluded.

Fix: set ENTAPPMIG – CA – MigratedApps – Pilot back to Report-only, confirm break-glass

accounts (global requirement G4) are excluded, and sign in as break-glass to recover. Re-enable after   correcting the grant/target. ENTAPPMIG-Validate.ps1 flags a CA policy missing the break-glass exclusion.

## The AD FS application activity report is empty / an app isn't listed

Root cause: AD FS auditing isn't enabled or the connector/usage data hasn't populated, so Entra

can't show relying-party activity.

Fix: enable AD FS auditing and allow the report to populate; in the meantime inventory relying parties

directly on the AD FS server with Get-AdfsRelyingPartyTrust (which ENTAPPMIG-Discovery.ps1 runs when   pointed at an AD FS server).

__________________________________________________

### First moves for any migration issue

ENTAPPMIG-Discovery.ps1 — are the AD FS relying parties inventoried and the Entra objects present?

ENTAPPMIG-Validate.ps1 — which gate is failing (SSO config, pre-auth, provisioning, CA scope)?

ENTAPPMIG-Provisioning.ps1 — for any SCIM issue, what does the job status / last sync say?

Inspect the actual token for claim issues; check the connector for publishing issues.

Only then change configuration — preview any cutover with ENTAPPMIG-Cutover.ps1 (-WhatIf), and keep

AD FS disabled-not-deleted as your rollback.

# 7. Best Practices — Migrate & Protect Applications with Entra

## Migration planning

Prioritize by real usage. Drive the plan from the AD FS application activity report, not a stale

spreadsheet — migrate the apps people actually use first, and retire dormant relying parties outright.

One app of each type first. Prove the pattern on one AD FS app, one App Proxy app, and one SCIM app

against ENTAPPMIG-Pilot before you scale. Waves after that are repeats of a proven recipe.

Reproduce claims deliberately. Map each AD FS claim rule to Entra claims mapping and compare

the actual token — silent claim drift is the top cause of "it authenticated but the app rejected me."

## AD FS cutover safety

Keep AD FS live until validated. Never delete a relying party at cutover — disable it so it is an

instant rollback, and only remove it after a clean soak period.

Cut over in a change window with the app owner on hand, and preview first with

ENTAPPMIG-Cutover.ps1 (report-only). Repointing federation is a real change to live sign-in.

Have the rollback written down per app: the exact endpoint/metadata to revert to AD FS. A rollback you

have to improvise at 2 a.m. is not a rollback.

## Publishing on-prem apps

Pre-authenticate in Entra. Always set App Proxy pre-authentication = Microsoft Entra ID so

Conditional Access applies before the app is reached — passthrough publishing throws that away.

Two connectors per group. Run App Proxy connectors in pairs in a connector group for HA, with

clean internal DNS/route to the app.

Pick the right publishing path. Application Proxy is for web apps with browser SSO; for

non-web/TCP apps or full network ZTNA, publish via GSA Private Access (the *Entra Global Secure   Access* solution) instead. Don't force a TCP app through a web proxy.

## Provisioning (SCIM)

Prove it on demand first. Use provision on demand for one pilot user to confirm create/update

before enabling the full job — then scope the job to assigned users/groups only.

Deprovisioning is the point. Confirm that removing a user from scope disables/deprovisions them in

the app — an SCIM job that only creates accounts leaves the classic leaver gap open.

Keep the token in the app, not in code. The SCIM secret lives only in the provisioning config — never

in scripts, source, or docs.

## Protection & governance

Conditional Access on every migrated app. As you migrate an app, add it to

ENTAPPMIG – CA – MigratedApps – * — an app off AD FS but with no CA is only half-protected.

Report-only, then enforce. Ship CA policies as report-only, read the Insights, then turn them on.

Always exclude break-glass.

Recertify with access reviews. Fold every migrated app into

ENTAPPMIG – Review – MigratedApps – Quarterly so assignments are re-justified over time.

## Change safety & hygiene

Pilot-first, always — prove the four gates on ENTAPPMIG-Pilot before cutover or expansion.

Least privilege for operators — run day-to-day work as Application Administrator; reserve Global

Administrator for the one-time federation/cutover changes.

No secrets in automation. Scripts authenticate interactively via Connect-MgGraph with least read

scopes; write actions are gated behind an explicit -Commit with a -WhatIf preview — never embed tokens.

## Where to go next (adjacent catalog areas)

Cloud Identity as Enterprise IdP — SAML App Integration Factory — the complementary solution for

SSO onboarding at scale (integrating many SaaS SAML/OIDC apps). Use it once AD FS is retired and you   are onboarding new apps as a factory; use this solution to get off AD FS and publish on-prem.

Entra Global Secure Access — publish non-web/TCP apps and deliver network ZTNA via **Private

Access**, the alternative to Application Proxy for those cases.

Zero Trust — Conditional Access Baseline — the full CA policy set the migrated apps plug into.

Entra ID Governance — Access Reviews & Entitlement Management — govern app entitlement at scale.

# 8. Deliverables Summary — Migrate & Protect Applications with Entra

## What you receive

A complete, self-guided package to migrate application authentication to Microsoft Entra and protect every app it moves — retiring AD FS relying parties onto Entra SSO, publishing on-prem web apps without a VPN via Application Proxy (or GSA Private Access), automating account lifecycle with SCIM, and wrapping every migrated app in Conditional Access and access reviews — with a discovery-driven migration plan and a reversible cutover per app.

### Documentation

Executive Summary — the problem (stranded AD FS / on-prem / bespoke-SSO apps), the four migration

tracks, the outcome, the boundary (distinct from the SAML App Integration Factory), and the licensing gate.

Solution Overview — how AD FS→Entra SSO, App Proxy publishing, and SCIM provisioning fit together, the

building blocks (enterprise app → SSO/assignments/provisioning; connector group → published app; CA;   access review), scope, and what's out of scope (SSO-at-scale and CA baseline are separate solutions).

Requirements Guide — migration-specific prerequisites (licensing incl. App Proxy/Governance/Private

Access, the app-admin role, AD FS relying-party inventory, on-prem app URLs, a connector host, SCIM   endpoint/token, pilot group + app owners, cutover/rollback control, the Graph toolchain), each with   Verify / Implement, on top of the category global requirements.

Implementation Guide — ordered steps: assess + plan → recreate AD FS app in Entra → App Proxy

connectors → publish on-prem app → SaaS + SCIM → Conditional Access → access review → validate → cut over   AD FS (kept as rollback) → expand, with every object named using the   ENTAPPMIG – <Purpose> – <Scope> – <Stage> convention.

Testing & Validation — the gates (AD FS app on Entra with claims parity, published app without VPN,

SCIM provision/deprovision, Conditional Access) as a pass/fail matrix, automated checks, and reference   KQL for sign-in evidence.

Troubleshooting — symptom → root-cause → fix for the common failures (SAML mismatch, missing claims,

App Proxy 500s, KCD/SSO failures, SCIM errors, cutover sign-in breakage, CA lockout).

Best Practices — usage-driven planning, safe AD FS cutover, pre-auth publishing, SCIM deprovisioning,

CA + reviews, change safety, and where to go next.

### PowerShell tools (Microsoft Graph) — safe by default

| Script | Purpose | Default mode |
| --- | --- | --- |
| ENTAPPMIG-Discovery.ps1 | Inventory AD FS relying parties (AD FS server), AD FS application activity, Entra enterprise apps, and App Proxy connector groups (baseline + migration progress) | Read-only |
| ENTAPPMIG-Validate.ps1 | Check each named §3 object exists and is wired (SSO config + pilot assigned; App Proxy pre-auth = Entra; SCIM enabled/scoped; CA targets apps, excludes break-glass); flag gaps | Read-only |
| ENTAPPMIG-Provisioning.ps1 | Report SCIM provisioning status + recent sync results; preview an on-demand provision | Read / -WhatIf |
| ENTAPPMIG-Report.ps1 | Export sign-in evidence for the migrated apps (Graph sign-in logs + optional KQL): who, which app, CA result | Read-only |
| ENTAPPMIG-Cutover.ps1 | Pre-cutover readiness summary (config, assignments, CA coverage); preview-only by default | Read / -WhatIf |

All scripts use Connect-MgGraph with least scopes, contain no credentials or secrets, and any change/remediation defaults to a `-WhatIf` preview gated behind an explicit -Commit.

## Outcomes

AD FS retired — relying parties migrated to Entra SSO, app-by-app, with a reversible cutover.

On-prem apps reachable without a VPN — published through Entra with pre-authentication.

Provisioning automated — SCIM creates, updates, and deprovisions accounts.

Every migrated app protected — Conditional Access enforced and access recertified on a schedule.

A pilot-first, gated, reversible rollout with a documented rollback for every cutover.

## Assumptions & boundaries

Licensing covers in-scope users — P1 (App Proxy + CA), Governance/P2 (access reviews),

Private Access add-on if publishing via GSA — *verify current SKU coverage and preview status*.

The app inventory (AD FS relying parties, on-prem URLs, SCIM endpoints) is provided by the customer.

SSO onboarding at scale (the SAML App Integration Factory) and CA baseline design are **separate

adjacent solutions**; this is the AD FS-migration + on-prem-publishing track.

Which apps migrate in which wave, cutover windows, and app-owner sign-off are the customer's

change-management decisions.

Delivered as a Complete Solution Package (PDF + Word + scripts) — the full documentation set plus all five PowerShell tools in a single ZIP, yours to keep and reuse on every migration wave.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## ENTAPPMIG-Cutover.ps1

Purpose: Before you repoint an app's federation from AD FS to Entra, run this to confirm the Entra side is ready and to see exactly what a cutover touches. It reports the migrated app's SSO configuration (identifier / reply URLs / SSO mode), its user/group assignments, whether a Conditional Access policy covers it, and — as a REMINDER checklist — the manual cutover + rollback steps (repoint the app to Entra; keep the AD FS relying party DISABLED, not deleted, as the rollback). This script does NOT change federation or AD FS. The only optional write action is toggling the Entra app's user-visibility/enabled flag, which is gated behind -Commit with a -WhatIf preview. HOW TO RUN Readiness:    .\ENTAPPMIG-Cutover.ps1 -AppName 'ENTAPPMIG - App - LOBSaml - Pilot' Preview flag: .\ENTAPPMIG-Cutover.ps1 -AppName '...' -EnableForAllUsers -WhatIf Apply flag:   .\ENTAPPMIG-Cutover.ps1 -AppName '...' -EnableForAllUsers -Commit EXPECTED RESULTS A readiness report + a printed cutover/rollback checklist. PASS = SSO configured, pilot validated, and CA covers the app — proceed with the manual federation repoint in a change window. .NOTES White-label — Entra ID Solutions. Read-only by default; the only write (visibility flag) is gated behind -Commit with a -WhatIf preview. Federation repoint + AD FS changes are performed MANUALLY, not here. No credentials stored. .EXAMPLE .\ENTAPPMIG-Cutover.ps1 -AppName 'ENTAPPMIG - App - LOBSaml - Pilot' > [CmdletBinding(SupportsShouldProcess=$true, ConfirmImpact='High')] param( [Parameter(Mandatory=$true)][string]$AppName, [switch]$EnableForAllUsers, [switch]$Commit )

How to run: Readiness:    .\ENTAPPMIG-Cutover.ps1 -AppName 'ENTAPPMIG - App - LOBSaml - Pilot' Preview flag: .\ENTAPPMIG-Cutover.ps1 -AppName '...' -EnableForAllUsers -WhatIf Apply flag:   .\ENTAPPMIG-Cutover.ps1 -AppName '...' -EnableForAllUsers -Commit EXPECTED RESULTS A readiness report + a printed cutover/rollback checklist. PASS = SSO configured, pilot validated, and CA covers the app — proceed with the manual federation repoint in a change window. .NOTES White-label — Entra ID Solutions. Read-only by default; the only write (visibility flag) is gated behind -Commit with a -WhatIf preview. Federation repoint + AD FS changes are performed MANUALLY, not here. No credentials stored. .EXAMPLE .\ENTAPPMIG-Cutover.ps1 -AppName 'ENTAPPMIG - App - LOBSaml - Pilot' > [CmdletBinding(SupportsShouldProcess=$true, ConfirmImpact='High')] param( [Parameter(Mandatory=$true)][string]$AppName, [switch]$EnableForAllUsers, [switch]$Commit )

## ENTAPPMIG-Discovery.ps1

Purpose: Builds the migration map: (1) if run on / pointed at an AD FS server, the AD FS relying party trusts (identifier, endpoints); (2) the Entra 'AD FS application activity' insight where available; (3) existing Entra enterprise applications and their SSO mode; and (4) Application Proxy connector groups. Run before you migrate anything to see the starting estate and track progress. HOW TO RUN On the operator workstation (Entra side): powershell -ExecutionPolicy Bypass -File .\ENTAPPMIG-Discovery.ps1 -CsvFolder C:\Temp\entappmig Include the AD FS relying-party inventory (run where the ADFS module is available, e.g. an AD FS box): .\ENTAPPMIG-Discovery.ps1 -IncludeAdfs -CsvFolder C:\Temp\entappmig Requires the Microsoft Graph SDK and the read scopes below; -IncludeAdfs requires the ADFS module. EXPECTED RESULTS Console tables + optional CSVs for AD FS relying parties, Entra enterprise apps, and connector groups. Use them to prioritize the plan by usage and confirm the ENTAPPMIG - * objects as you build. .NOTES White-label — Entra ID Solutions. Read-only. No credentials stored. .EXAMPLE .\ENTAPPMIG-Discovery.ps1 -IncludeAdfs > [CmdletBinding()] param( [switch]$IncludeAdfs, [string]$CsvFolder )

How to run: On the operator workstation (Entra side): powershell -ExecutionPolicy Bypass -File .\ENTAPPMIG-Discovery.ps1 -CsvFolder C:\Temp\entappmig Include the AD FS relying-party inventory (run where the ADFS module is available, e.g. an AD FS box): .\ENTAPPMIG-Discovery.ps1 -IncludeAdfs -CsvFolder C:\Temp\entappmig Requires the Microsoft Graph SDK and the read scopes below; -IncludeAdfs requires the ADFS module. EXPECTED RESULTS Console tables + optional CSVs for AD FS relying parties, Entra enterprise apps, and connector groups. Use them to prioritize the plan by usage and confirm the ENTAPPMIG - * objects as you build. .NOTES White-label — Entra ID Solutions. Read-only. No credentials stored. .EXAMPLE .\ENTAPPMIG-Discovery.ps1 -IncludeAdfs > [CmdletBinding()] param( [switch]$IncludeAdfs, [string]$CsvFolder )

## ENTAPPMIG-Provisioning.ps1

Purpose: Supports the SCIM track. Reports, for a provisioned enterprise app (e.g. ENTAPPMIG - App - ScimSaaS - Pilot): the synchronization job(s), schedule state, and recent provisioning outcomes so you can confirm create/update/deprovision is healthy. With -ProvisionUserId it can trigger an ON-DEMAND provision of a single user — but only as a -WhatIf preview unless -Commit is given, so you never push a real provisioning action by accident. HOW TO RUN Report:       .\ENTAPPMIG-Provisioning.ps1 -AppName 'ENTAPPMIG - App - ScimSaaS - Pilot' Preview run:  .\ENTAPPMIG-Provisioning.ps1 -AppName '...' -ProvisionUserId <guid> -WhatIf Apply run:    .\ENTAPPMIG-Provisioning.ps1 -AppName '...' -ProvisionUserId <guid> -Commit EXPECTED RESULTS Job status table + recent provisioning results. PASS = job Active, recent successes, and (if you provision on demand) the pilot user created/updated in the target app. .NOTES White-label — Entra ID Solutions. Read-only by default; on-demand provision gated behind -Commit with a -WhatIf preview. No credentials stored — the SCIM secret lives only in the app's provisioning config. .EXAMPLE .\ENTAPPMIG-Provisioning.ps1 -AppName 'ENTAPPMIG - App - ScimSaaS - Pilot' > [CmdletBinding(SupportsShouldProcess=$true, ConfirmImpact='High')] param( [Parameter(Mandatory=$true)][string]$AppName, [string]$ProvisionUserId, [switch]$Commit )

How to run: Report:       .\ENTAPPMIG-Provisioning.ps1 -AppName 'ENTAPPMIG - App - ScimSaaS - Pilot' Preview run:  .\ENTAPPMIG-Provisioning.ps1 -AppName '...' -ProvisionUserId <guid> -WhatIf Apply run:    .\ENTAPPMIG-Provisioning.ps1 -AppName '...' -ProvisionUserId <guid> -Commit EXPECTED RESULTS Job status table + recent provisioning results. PASS = job Active, recent successes, and (if you provision on demand) the pilot user created/updated in the target app. .NOTES White-label — Entra ID Solutions. Read-only by default; on-demand provision gated behind -Commit with a -WhatIf preview. No credentials stored — the SCIM secret lives only in the app's provisioning config. .EXAMPLE .\ENTAPPMIG-Provisioning.ps1 -AppName 'ENTAPPMIG - App - ScimSaaS - Pilot' > [CmdletBinding(SupportsShouldProcess=$true, ConfirmImpact='High')] param( [Parameter(Mandatory=$true)][string]$AppName, [string]$ProvisionUserId, [switch]$Commit )

## ENTAPPMIG-Report.ps1

Purpose: The cutover/audit evidence tool. Pulls Entra sign-in logs for the migrated apps (those named ENTAPPMIG*, or any -AppNameLike you pass) and summarizes who signed in, via which app, the result, and the Conditional Access status — the proof that the app authenticates through Entra and that CA is applying. Optionally runs the same query as KQL against a Log Analytics workspace. HOW TO RUN Graph sign-in logs:  .\ENTAPPMIG-Report.ps1 -Hours 24 -CsvFolder C:\Temp\entappmig KQL (Log Analytics): Connect-AzAccount; .\ENTAPPMIG-Report.ps1 -WorkspaceId <guid> -Hours 24 Graph path needs AuditLog.Read.All; the KQL path needs Az.OperationalInsights + LA Reader. EXPECTED RESULTS A table of sign-ins per migrated app with result + CA status, plus optional CSV. PASS = pilot users appear signing into the ENTAPPMIG apps through Entra with the expected CA outcome. .NOTES White-label — Entra ID Solutions. Read-only. No credentials stored. .EXAMPLE .\ENTAPPMIG-Report.ps1 -Hours 48 > [CmdletBinding()] param( [string]$AppNameLike = 'ENTAPPMIG', [int]$Hours = 24, [string]$WorkspaceId, [string]$CsvFolder )

How to run: Graph sign-in logs:  .\ENTAPPMIG-Report.ps1 -Hours 24 -CsvFolder C:\Temp\entappmig KQL (Log Analytics): Connect-AzAccount; .\ENTAPPMIG-Report.ps1 -WorkspaceId <guid> -Hours 24 Graph path needs AuditLog.Read.All; the KQL path needs Az.OperationalInsights + LA Reader. EXPECTED RESULTS A table of sign-ins per migrated app with result + CA status, plus optional CSV. PASS = pilot users appear signing into the ENTAPPMIG apps through Entra with the expected CA outcome. .NOTES White-label — Entra ID Solutions. Read-only. No credentials stored. .EXAMPLE .\ENTAPPMIG-Report.ps1 -Hours 48 > [CmdletBinding()] param( [string]$AppNameLike = 'ENTAPPMIG', [int]$Hours = 24, [string]$WorkspaceId, [string]$CsvFolder )

## ENTAPPMIG-Validate.ps1

Purpose: The automated form of the §5 gate table. Checks that: the migrated AD FS app has an SSO mode and the ENTAPPMIG-Pilot group assigned; the App Proxy app has pre-authentication = Entra and a connector group; the SCIM app has provisioning enabled and scoped; and the ENTAPPMIG Conditional Access policy targets the migrated apps AND excludes a break-glass group. Prints PASS/GAP per check. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\ENTAPPMIG-Validate.ps1 ` -PilotGroup 'ENTAPPMIG-Pilot' -BreakGlassGroup 'BreakGlass-Exclude' EXPECTED RESULTS A checklist of [PASS]/[GAP] lines mirroring the pilot exit criteria. PASS on all = ready to cut over. .NOTES White-label — Entra ID Solutions. Read-only against Microsoft Graph. No credentials stored. .EXAMPLE .\ENTAPPMIG-Validate.ps1 > [CmdletBinding()] param( [string]$PilotGroup = 'ENTAPPMIG-Pilot', [string]$BreakGlassGroup, [string]$SamlAppName    = 'ENTAPPMIG - App - LOBSaml - Pilot', [string]$AppProxyName   = 'ENTAPPMIG - AppProxy - Intranet - Pilot', [string]$ScimAppName    = 'ENTAPPMIG - App - ScimSaaS - Pilot' )

How to run: powershell -ExecutionPolicy Bypass -File .\ENTAPPMIG-Validate.ps1 ` -PilotGroup 'ENTAPPMIG-Pilot' -BreakGlassGroup 'BreakGlass-Exclude' EXPECTED RESULTS A checklist of [PASS]/[GAP] lines mirroring the pilot exit criteria. PASS on all = ready to cut over. .NOTES White-label — Entra ID Solutions. Read-only against Microsoft Graph. No credentials stored. .EXAMPLE .\ENTAPPMIG-Validate.ps1 > [CmdletBinding()] param( [string]$PilotGroup = 'ENTAPPMIG-Pilot', [string]$BreakGlassGroup, [string]$SamlAppName    = 'ENTAPPMIG - App - LOBSaml - Pilot', [string]$AppProxyName   = 'ENTAPPMIG - AppProxy - Intranet - Pilot', [string]$ScimAppName    = 'ENTAPPMIG - App - ScimSaaS - Pilot' )