DISA STIG Compliance for Windows 10 & 11 in Microsoft Intune — Government (GCC High)

Implementation Solution Guide

Version 1.0.0    ·    2026-07-01

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — DISA STIG Compliance for Windows 10 & 11 in Microsoft Intune (Government / GCC High edition)

## The situation

Government and defense organizations must bring Windows 10 & 11 endpoints into alignment with DISA Security Technical Implementation Guides (STIGs) — the DoD's authoritative Windows hardening standard — and increasingly deliver that hardening through cloud management (Microsoft Intune) rather than legacy Group Policy. When those tenants run in the US sovereign cloud (GCC High / IL4 or DoD / IL5), the work is materially different from Commercial: the admin portals live on *.us domains, automation targets US Government Microsoft Graph, and a number of Intune capabilities are delayed, limited, or absent versus the Commercial service.

## The problem this solves

Following Commercial guidance on a GCC High/DoD tenant fails in two costly ways: sign-ins and scripts hit the wrong cloud, and administrators design around features that do not exist in the sovereign environment — discovering the gap only after a failed rollout. Separately, STIGs were written for domain-joined Windows, so each rule must be translated into an Intune setting, and mis-scoping a lockdown across an IL4/IL5 fleet is expensive to unwind.

## What we deliver

A self-guided, tested implementation package specifically for GCC High / DoD:

Correct sovereign specifics throughout — intune.microsoft.us, portal.azure.us, portal.office365.us, US Gov Graph (graph.microsoft.us / dod-graph.microsoft.us), and PowerShell `-Environment USGov` / `USGovDoD`.

A cited Commercial-vs-GCC-High/DoD parity reference so the deployment routes around missing features (classic Autopilot, Windows Update feature/quality policies, Remote Help, Security Copilot, Cloud PKI) rather than failing on them — every gap pinned to a Microsoft US Gov source and flagged "verify for GCC High/DoD."

A gated method — *Assess → Configure → Pilot → Validate → Expand* — with explicit pass/fail criteria that catch breakage in a handful of pilot devices, not thousands.

Five US-Gov-Graph-aware PowerShell scripts — read-only Discovery, Validation, and Reporting for evidence, plus Remediation and Scope-Targeting that default to a safe -WhatIf preview.

## What we deliberately do **not** do

We do not reproduce or invent DISA STIG rule content. The benchmarks (rule IDs, CCIs, severities, check/fix text) are authored by DISA and obtained from the DoD Cyber Exchange (public.cyber.mil), read in STIG Viewer. We supply the repeatable Intune delivery and validation mechanism and a method to map DISA's authoritative rules to Intune settings — keeping your program aligned to the real standard, not a copy of it.

## The outcome

Windows 10 & 11 STIG alignment deployed correctly on a GCC High / DoD tenant — right portals, right endpoints, parity gaps handled, and evidence captured at every phase gate — proven on a pilot before it scales, and maintainable as DISA revises the benchmarks.

## Why it matters to decision-makers

Risk reduction: avoids the silent-failure and fleet-wide-lockdown mistakes that make sovereign STIG rollouts expensive.

Audit readiness: each phase produces a retained evidence artifact and a benchmark-version → policy-version record — the audit story auditors ask for.

Cost: a self-guided, tested package at a fraction of bespoke consulting, while keeping the authoritative standard where it belongs — with DISA.

# Solution Overview — DISA STIG Compliance for Windows 10 & 11 in Microsoft Intune (Government / GCC High edition)

## What this solution is

This is the Government (GCC High / DoD) edition of the *DISA STIG Compliance for Windows 10 & 11 in Microsoft Intune* solution. It shows a novice administrator how to stand up, pilot, validate, and expand a Windows STIG-alignment program on Microsoft Intune inside the US sovereign cloud — the environment used by GCC High (Impact Level 4 / IL4) and Department of Defense (IL5) tenants.

It is not the Commercial guide with a different sign-in URL. In the US Government cloud the admin portals live on *.us domains, Microsoft Graph uses US Gov endpoints, and a number of Intune capabilities are delayed, limited, or absent versus Commercial. Following Commercial steps on a GCC High tenant leads to authentication failures and to configuring features that silently do not exist. This edition uses the correct sovereign portals and endpoints throughout and calls out every Commercial-vs-GCC-High parity gap at the step where it matters.

DISA STIG rule content is deferred to the authoritative source. The Security Technical Implementation Guides (STIGs) themselves — the rule IDs (SV-…), Group IDs (V-…), CCIs, severities, and check/fix text — are published and maintained by the Defense Information Systems Agency (DISA) at the DoD Cyber Exchange ([https://public.cyber.mil/stigs/](https://public.cyber.mil/stigs/)) and are read with STIG Viewer. This solution does not reproduce or invent STIG rule IDs. It teaches you the repeatable Intune delivery and validation mechanism; you obtain the current DISA STIG benchmark (e.g., *Microsoft Windows 11 STIG*, *Microsoft Windows 10 STIG*) from DISA and map its rules to Intune settings.

## The problem it solves

STIGs were written for domain-joined, Group Policy-managed Windows. Moving that control set to cloud-managed (Intune / MDM) Windows in a sovereign tenant introduces three compounding problems:

Translation — each STIG rule must be expressed as an Intune setting (Settings Catalog, ADMX/Administrative Templates, or a custom OMA-URI), and not every GPO setting has a 1:1 MDM equivalent.

Sovereign portals — the work happens in intune.microsoft.us, not intune.microsoft.com; app registrations, scripts, and reporting all target US Gov Graph.

Parity gaps — some Intune features an admin would reach for in Commercial (for example Windows Autopilot, Remote Help, Windows Update-for-Business feature/quality update policies) are not available in GCC High/DoD, so the deployment design must route around them.

This solution supplies a proven, repeatable method plus five PowerShell scripts (all US-Gov-Graph-aware) so a government tenant is configured correctly on the first pass, piloted safely, validated with evidence, and expanded under change control.

## Commercial vs GCC High / DoD — what's different

The single most important thing to internalize before you touch anything:

| Area | Commercial | GCC High / DoD (this edition) |
| --- | --- | --- |
| Intune admin center | https://intune.microsoft.com | https://intune.microsoft.us |
| Entra / Azure portal | https://entra.microsoft.com · https://portal.azure.com | https://portal.azure.us (Entra blades via the Azure Gov portal) |
| Microsoft 365 admin | https://admin.microsoft.com | https://portal.office365.us |
| Defender portal | https://security.microsoft.com | https://security.microsoft.us |
| Purview / compliance | https://compliance.microsoft.com | https://compliance.microsoft.us |
| Sign-in authority | https://login.microsoftonline.com | https://login.microsoftonline.us |
| Microsoft Graph host | graph.microsoft.com | graph.microsoft.us (GCC High) · dod-graph.microsoft.us (DoD) |
| Graph PowerShell env | -Environment Global (default) | -Environment USGov (GCC High) · -Environment USGovDoD (DoD) |
| Device check-in / service | *.manage.microsoft.com | *.manage.microsoft.us |
| STIG audit baseline (Advanced Analytics) | Rolling out | GCC High only, requires Advanced Analytics add-on; audit-only (assesses, does not enforce) — *verify current availability for your tenant* |
| Windows Autopilot (classic) | Available | Not available — use Autopilot device preparation (partial) or Entra join + Autopilot-independent enrollment |
| Remote Help | Available | Planned / not yet available — *verify for GCC High/DoD* |
| Windows Update feature/quality/expedite/driver policies | Available | Not available in GCC High/DoD — plan servicing another way |
| Cloud PKI | Available | Planned (GCC High only) — *verify* |
| Security Copilot in Intune | Available | Not available |

Sources for the parity table are Microsoft's US Government service description and endpoint docs — see gcc-high-parity-notes.md for the full cited list. Because these lists change as Microsoft ships features into the sovereign cloud, every gap in this solution is written as "verify for GCC High/DoD" and pinned to a Microsoft US Gov citation rather than asserted as permanent.

## How STIG settings are delivered in Intune (unchanged mechanism, sovereign portal)

STIG rules reach Windows devices through the same three Intune delivery mechanisms in the sovereign cloud as in Commercial — you just author them in intune.microsoft.us:

Settings Catalog — the primary, modern surface. Most STIG-relevant CSP/ADMX settings are here. In GCC High with Advanced Analytics enabled, Microsoft also surfaces a STIG audit baseline (audit-only) in Advanced Analytics that assesses devices against DISA STIG recommendations — *verify this is enabled/available for your tenant*.

Administrative Templates (ADMX) — for classic policy settings expressed as ADMX-backed CSPs.

Custom / OMA-URI profiles — for STIG rules whose CSP has no catalog UI yet.

Enforcement and audit are complementary: enforce the configuration with Settings Catalog/ADMX/custom profiles, and audit/report with the STIG audit baseline (where available) plus the reporting script in this package.

## Named objects you will create (reuse these names throughout)

To keep the deployment auditable, this solution names its objects once and reuses them. Create them exactly as written:

Security group (pilot): SG-STIG-Pilot-Devices

Security group (production): SG-STIG-Prod-Devices

Settings Catalog profile(s): STIG-Win-SettingsCatalog-{domain} (e.g., STIG-Win-SettingsCatalog-Account, -Audit, -Defender)

Administrative Templates profile: STIG-Win-ADMX-{domain} (e.g., STIG-Win-ADMX-Account)

Custom/OMA-URI profile: STIG-Win-Custom-{rule-area}

Compliance policy: STIG-Win-Compliance-Baseline

(If used) Advanced Analytics STIG audit baseline instance: STIG-Win-AuditBaseline

## The standard deployment model

Every solution in this library follows the same gated model, applied here to the sovereign cloud:

Assess → Configure → Pilot → Validate → Expand, with an explicit gate between each phase. You do not proceed to the next phase until the current phase's pass criteria are met (see 05-testing.md). This is doubly important in GCC High/DoD, where mis-scoping a lockdown policy across an IL4/IL5 fleet is operationally expensive to unwind.

## What's inside this package

Source documents — this overview, a requirements guide, an implementation guide (sovereign steps + caveats), testing, troubleshooting, best practices, a deliverables summary, an executive summary, and a cited GCC High parity reference.

5 PowerShell scripts — Discovery, Validation, Report (read-only), Remediation and Set-ScopeTargeting (change-making, default -WhatIf), all connecting to US Gov Graph and supporting -Environment USGov and -Environment USGovDoD.

## Who this is for

Government (GCC High / DoD) administrators and their MSP/consulting partners who must bring Windows 10 & 11 endpoints into alignment with DISA STIGs using Intune, and who need the sovereign-cloud specifics handled correctly rather than discovered through failed sign-ins and missing features.

# Requirements Guide — Government / GCC High edition

This guide lists every prerequisite for delivering DISA STIG alignment via Intune in the US Government cloud (GCC High / DoD), and for each one tells you how to verify it and how to implement it if it is missing.

The category-level global requirements (Entra tenant, Intune subscription, admin roles, enrollment, pilot group, supported Windows, network access) are published once in global-requirements-intune-solutions.md and are not repeated in full here. This document covers the GCC-High/DoD-specific requirements *and* restates the global ones only where the sovereign cloud changes how you verify or implement them (different portal URLs, licensing SKUs, endpoints).

Each entry: Description · Why · Verify · Implement-if-missing.

__________________________________________________

## R1. A GCC High or DoD tenant (not Commercial, not GCC)

Description: The work must be performed in a US Government cloud tenant — GCC High (IL4) or DoD (IL5). Why: Intune's government instance is a physically separate, locked-down datacenter shared by GCC High and DoD. Commercial and GCC/GCC-High/DoD are different clouds; there is no in-place migration between them (devices must unenroll and re-enroll). Using Commercial steps/URLs against a Gov tenant fails. Verify: Sign in at https://intune.microsoft.us. If that portal loads and intune.microsoft.com does not represent your tenant, you are in the Gov cloud. Confirm the sign-in authority is login.microsoftonline.us. Implement: Acquire the appropriate US Government subscription through an authorized channel (GCC High or DoD). This is a procurement/onboarding action, not a portal toggle. *Note: "GCC" (state/local) is the Commercial Intune instance — this edition is specifically for GCC High / DoD.*

## R2. US Government licensing that carries Intune (Gov SKUs)

Description: An Intune-bearing US Government license plan for each targeted user/device. Why: Only Gov SKUs light up the government Intune instance. Verify: https://portal.office365.us → Billing → Licenses; confirm an Intune-bearing Gov plan (e.g., Microsoft 365 G3/G5 (GCC High or DoD), Enterprise Mobility + Security E3/E5 (Gov), or Intune Plan 1 (Gov)) is assigned. Implement: Purchase/assign the Gov equivalent of the plan you'd use in Commercial. Confirm the exact SKU name with your licensing channel — verify for GCC High/DoD, since SKU naming differs from Commercial.

## R3. Correct sovereign portal access for the operator

Description: The operator can reach the *.us admin portals. Why: All configuration happens on sovereign URLs; Commercial URLs won't represent the Gov tenant. Verify: Confirm you can load, signed in as an admin: https://intune.microsoft.us, https://portal.azure.us, https://portal.office365.us, and (for validation/reporting) https://security.microsoft.us. Implement: If a portal is blocked, allow the *.us admin hostnames through web filtering (see R6) and confirm the account exists in the Gov tenant.

## R4. Administrative roles (in the Gov tenant)

Description: Intune Administrator (and, for role/scope work, appropriate Entra roles) held in the GCC High/DoD tenant. Why: Creating configuration profiles, compliance policies, and scope tags requires elevated rights; roles are per-tenant. Verify: https://portal.azure.us → Microsoft Entra ID → Roles and administrators → confirm Intune Administrator on the operator account. Implement: Assign Intune Administrator in the Gov tenant. Reserve Global Administrator for tenant-wide changes only. (This restates global G3 using the sovereign portal.)

## R5. Windows 10 / 11 devices enrolled in the Gov Intune instance

Description: Targeted Windows 10 (21H2+) / Windows 11 devices are Entra-joined and enrolled into the government Intune instance. Why: Policies only reach enrolled devices, and enrollment must be into the Gov instance (device check-in uses *.manage.microsoft.us). Verify: https://intune.microsoft.us → Devices → All devices; confirm the pilot devices appear and check in. Implement: Enable automatic enrollment for Windows in the Gov tenant (intune.microsoft.us → Devices → Enrollment) and Entra-join devices. Caveat: classic Windows Autopilot is not available in GCC High/DoD — use Autopilot device preparation (partial support) or a non-Autopilot enrollment path. Verify for GCC High/DoD. (Restates global G4 with the sovereign caveat.)

## R6. Network access to US Government endpoints (not Commercial endpoints)

Description: Outbound HTTPS from devices and admin workstations to the *.us service endpoints. Why: Enrollment, policy sync, authentication, script/app delivery, and reporting all use sovereign endpoints; SSL inspection is not supported on *.manage.microsoft.us. Verify: From a managed device, confirm reachability to login.microsoftonline.us, enterpriseregistration.microsoftonline.us, and *.manage.microsoft.us. From the admin workstation, confirm graph.microsoft.us (GCC High) or dod-graph.microsoft.us (DoD). Implement: Allow, through proxy/firewall (and exclude from SSL inspection where noted): *.manage.microsoft.us, login.microsoftonline.us, enterpriseregistration.microsoftonline.us, graph.microsoft.us / dod-graph.microsoft.us, *.dm.microsoft.us (Defender/EPM), *.events.data.microsoft.com. See gcc-high-parity-notes.md for the cited endpoint list. (Restates global G7 with sovereign hosts.)

## R7. Microsoft Graph PowerShell configured for US Gov

Description: The Microsoft.Graph PowerShell module installed and able to connect with -Environment USGov (GCC High) or -Environment USGovDoD (DoD). Why: The five scripts in this package, and any Graph automation, must target the sovereign Graph host (graph.microsoft.us / dod-graph.microsoft.us), not graph.microsoft.com. Verify: In PowerShell 7+, run Get-MgEnvironment and confirm USGov and USGovDoD are listed; run Connect-MgGraph -Environment USGov -Scopes "DeviceManagementConfiguration.Read.All" and confirm Get-MgContext shows the Gov account. Implement: Install-Module Microsoft.Graph -Scope CurrentUser. Use PowerShell 7+. If the interactive sign-in popup hangs from a jumpbox, disable the WAM broker: Set-MgGraphOption -DisableLoginByWAM $true, then reconnect.

## R8. The authoritative DISA STIG benchmark content

Description: The current DISA STIG benchmark(s) for your OS — e.g., *Microsoft Windows 11 STIG*, *Microsoft Windows 10 STIG* — plus STIG Viewer. Why: This solution deliberately does not ship STIG rule IDs or check/fix text. You map DISA's authoritative rules to Intune settings; the rules must come from DISA. Verify: You have the current benchmark ZIP(s) from the DoD Cyber Exchange STIGs Document Library and can open them in STIG Viewer. Implement: Download from https://public.cyber.mil/stigs/downloads/ (STIG Viewer from the same site). Track the benchmark version/release date — STIGs are revised on a DISA cadence, and your Intune mapping must be re-checked when the benchmark updates.

## R9. (Optional) Advanced Analytics for the STIG audit baseline

Description: The Intune Advanced Analytics add-on, which surfaces a STIG audit baseline in GCC High. Why: It provides an audit-only assessment of Windows devices against DISA STIG recommendations (it assesses, it does not enforce). Enforcement still comes from your Settings Catalog/ADMX/custom profiles. Verify: https://intune.microsoft.us → Reports → Advanced Analytics (or Endpoint security → Security baselines) shows the STIG audit baseline. Availability is GCC High only and requires the add-on. Verify for GCC High/DoD — DoD availability and current status can differ. Implement: License the Advanced Analytics add-on (in addition to Intune Plan 1/Plan 2) via your Gov licensing channel, then enable it in the tenant.

## R10. Change control / evidence process

Description: A documented change-control and evidence-capture process appropriate to an IL4/IL5 environment. Why: STIG programs are audited; every policy change should be traceable, and every phase gate should produce evidence (the Report script emits this). Verify: You have a place to store STIGG-Report.ps1 output (JSON/CSV) and a change-approval record for each policy assignment. Implement: Define who approves scope-target changes, where evidence is retained, and how the benchmark-version → policy-version mapping is recorded.

__________________________________________________

### Requirements at a glance

| # | Requirement | Sovereign specifics |
| --- | --- | --- |
| R1 | GCC High / DoD tenant | intune.microsoft.us; no Commercial↔Gov migration |
| R2 | Gov Intune licensing | G3/G5 Gov, EMS Gov, or Intune P1 Gov — verify SKU |
| R3 | Sovereign portal access | *.us admin URLs reachable |
| R4 | Intune Administrator (Gov) | assigned via portal.azure.us |
| R5 | Windows enrolled in Gov instance | Autopilot classic N/A — device prep / non-Autopilot |
| R6 | US Gov network endpoints | *.manage.microsoft.us, no SSL inspection |
| R7 | Graph PowerShell US Gov | -Environment USGov / USGovDoD, PS7+ |
| R8 | DISA STIG benchmark | from public.cyber.mil; track version |
| R9 | Advanced Analytics (optional) | STIG audit baseline, GCC High, audit-only |
| R10 | Change control / evidence | IL4/IL5 audit readiness |

# Global Requirements — Intune Solutions (category-level)

These requirements apply to every solution in the Intune Solutions category. They are published once at the category level so individual listings stay small. Confirm these before deploying *any* Intune solution. Each entry: Description · Why · Verify · Implement-if-missing.

## G1. Microsoft Entra ID tenant

Description: An active Microsoft Entra ID (Azure AD) tenant. Why: It is the identity backbone for every cloud and Intune-managed resource. Verify: Sign in to https://entra.microsoft.com as an administrator. Implement: Create a Microsoft 365/Azure subscription, which provisions a tenant.

## G2. Microsoft Intune subscription

Description: An Intune-bearing license plan. Why: Intune delivers all configuration, compliance, and security policies. Verify: https://intune.microsoft.com loads; Tenant administration → Tenant status shows active. Implement: Assign Microsoft 365 E3/E5, Business Premium, or standalone Intune Plan 1.

## G3. Administrative roles

Description: Appropriate Entra/Intune admin roles for the operator. Why: Creating policies and enrollment settings requires elevated rights. Verify: Entra → Roles and administrators; confirm Intune Administrator. Implement: Assign Intune Administrator; reserve Global Administrator for tenant-wide changes.

## G4. Device enrollment in Intune

Description: Targeted Windows devices are enrolled and manageable. Why: Policies only reach enrolled devices. Verify: Intune → Devices → All devices; the device appears and is compliant. Implement: Enable Automatic Enrollment and join devices to Entra ID.

## G5. Pilot security group

Description: A Microsoft Entra security group for pilot/targeted users or devices. Why: Every solution is piloted before fleet rollout. Verify: Entra → Groups; the pilot group exists. Implement: Entra → Groups → New group → Security → add members.

## G6. Supported Windows baseline

Description: Windows 10 21H2+ or Windows 11 with current updates. Why: Modern Intune features assume a patched, supported OS. Verify: winver, or Intune → device → Hardware. Implement: Deploy Update rings or upgrade to Windows 11.

## G7. Network access to Microsoft cloud endpoints

Description: Outbound HTTPS to Microsoft 365, Entra, and Intune service URLs. Why: Enrollment, policy sync, and authentication depend on these endpoints. Verify: From a device, reach https://login.microsoftonline.com and https://enrollment.manage.microsoft.com. Implement: Allow Microsoft's published Office 365/Intune URL & IP ranges through proxy/firewall.

__________________________________________________

The standard deployment model (all solutions): Assess → Configure → Pilot → Validate → Expand.

# Implementation Guide — Government / GCC High edition

This guide walks a novice administrator through delivering DISA STIG alignment on Windows 10 & 11 via Intune in the US Government cloud (GCC High / DoD), click-by-click, using the sovereign `*.us` portals. It follows the gated model Assess → Configure → Pilot → Validate → Expand. GCC-High/DoD caveats appear inline at the step where they matter.

Before you start: finish 02-requirements.md. You must be signed in to https://intune.microsoft.us (not .com) as an Intune Administrator in the Gov tenant, and you must have the DISA STIG benchmark (from public.cyber.mil) open in STIG Viewer. This solution supplies the delivery mechanism; the rule content comes from DISA.

__________________________________________________

## Phase 0 — Sign in to the right cloud (do this first)

Open a browser and go to https://intune.microsoft.us. Sign in; confirm the authority in the address bar is login.microsoftonline.us.

In a second tab, open https://portal.azure.us for Entra ID (Groups, Roles).

Sanity check: if either portal redirects you to a .com sign-in or "tenant not found," you are pointed at Commercial — stop and correct the URL. Everything below assumes *.us.

Gate 0: Both intune.microsoft.us and portal.azure.us load your Gov tenant, and you hold Intune Administrator.

__________________________________________________

## Phase 1 — Assess

Goal: know your fleet, your benchmark, and your gaps before changing anything.

Inventory the fleet. intune.microsoft.us → Devices → All devices. Note Windows 10 vs 11, OS builds, and enrollment state. Confirm devices check in (they use *.manage.microsoft.us).

Run Discovery (read-only). From the admin workstation, run scripts\STIGG-Discovery.ps1 with -Environment USGov (GCC High) or -Environment USGovDoD (DoD). It inventories existing configuration profiles, ADMX profiles, compliance policies, security baselines, and target groups so you don't duplicate or collide with existing objects.

Load the DISA benchmark. Open the current *Microsoft Windows 11 STIG* / *Windows 10 STIG* in STIG Viewer. Record the benchmark version/release date — you will pin your policy set to it.

Confirm the STIG audit baseline availability (optional, GCC High). intune.microsoft.us → Reports → Advanced Analytics (or Endpoint security → Security baselines). If the STIG audit baseline appears, note it — it will *assess* (not enforce) devices against DISA recommendations. If it is absent, that is expected where Advanced Analytics isn't licensed or where the feature hasn't reached your tenant — verify for GCC High/DoD; you will still enforce via Settings Catalog/ADMX/custom.

Map rules → mechanism. For each STIG rule, decide the Intune delivery mechanism:

Settings Catalog (default, most rules),

Administrative Templates (ADMX) (classic policy settings), or

Custom / OMA-URI (CSP with no catalog UI yet).

Keep this mapping in a spreadsheet keyed by DISA rule ID → Intune setting → chosen profile name.

Gate 1: You have a device inventory, the benchmark version recorded, a rule→mechanism map, and Discovery output showing no naming collisions.

__________________________________________________

## Phase 2 — Configure (build objects; assign to nobody yet)

You will build every object now but assign to the pilot group only in Phase 3. Reuse the object names from 01-solution-overview.md.

### 2a. Create the target groups

portal.azure.us → Microsoft Entra ID → Groups → New group.

Type Security; name SG-STIG-Pilot-Devices; add 5–15 representative pilot devices. Create.

Repeat to create SG-STIG-Prod-Devices (leave empty for now).

*(You can also build these with scripts\STIGG-Set-ScopeTargeting.ps1 — it defaults to -WhatIf, so run once to preview, then again with -WhatIf:$false to apply.)*

### 2b. Build the Settings Catalog profile(s)

intune.microsoft.us → Devices → Manage devices → Configuration → Create → New Policy.

Platform: Windows 10 and later. Profile type: Settings catalog. Create.

Name it per convention, e.g., STIG-Win-SettingsCatalog-Account. (Split by domain — Account, Audit, Defender, etc. — so a rollback is surgical.)

Add settings → search for the CSP/ADMX settings your STIG mapping calls for, and set each value to the DISA-specified value. Do not assign yet — click through to Review + create, leaving assignments empty.

Repeat for each domain profile you mapped.

GCC High/DoD parity note: the Settings Catalog surface is the same as Commercial, but individual settings can lag their Commercial debut in the sovereign cloud. If a setting you expect is missing, check whether it's a newer CSP not yet in Gov, and fall back to ADMX or custom OMA-URI for that rule. Verify for GCC High/DoD.

### 2c. Build Administrative Templates (ADMX) profile(s) as needed

Configuration → Create → New Policy → Windows 10 and later → Templates → Administrative Templates.

Name STIG-Win-ADMX-{domain}; set the mapped classic policy settings; Review + create with no assignments.

### 2d. Build custom / OMA-URI profile(s) for gaps

Configuration → Create → New Policy → Windows 10 and later → Templates → Custom.

Name STIG-Win-Custom-{rule-area}; add each OMA-URI (name, description, OMA-URI path, data type, value) exactly per the CSP documentation for the rule. Review + create, no assignments.

### 2e. Build the compliance policy

Devices → Manage devices → Compliance → Create policy → Windows 10 and later.

Name STIG-Win-Compliance-Baseline. Add the rules you want to *gate* device compliance on (e.g., BitLocker, minimum OS build, Defender on). Review + create, no assignments yet.

GCC High/DoD parity note: compliance policy and Conditional Access exist in the Gov cloud, but some MTD connectors and integrations available in Commercial may not have a GCC-High-capable vendor. When you sign in to a Gov tenant, only the connectors valid there are shown. Verify for GCC High/DoD before making a partner integration a compliance dependency.

### 2f. (Optional, GCC High) Instantiate the STIG audit baseline

If the STIG audit baseline is available (R9): Endpoint security → Security baselines → STIG… → Create profile, name it STIG-Win-AuditBaseline, accept the audit-only assessment settings, do not assign yet. Remember: this reports, it does not configure devices.

Gate 2: All objects exist, are named per convention, are pinned to the benchmark version, and have no assignments. Re-run STIGG-Discovery.ps1 to confirm.

__________________________________________________

## Phase 3 — Pilot (assign to `SG-STIG-Pilot-Devices` only)

For each profile built in Phase 2, open it → Properties → Assignments → Edit → add SG-STIG-Pilot-Devices → Review + save. Assign the compliance policy and (if used) the audit baseline the same way.

*(Or use scripts\STIGG-Set-ScopeTargeting.ps1 to assign in bulk — preview with the default -WhatIf, then apply.)*

On pilot devices, force a sync: Settings → Accounts → Access work or school → Info → Sync, or intune.microsoft.us → device → Sync.

Wait for check-in (devices contact *.manage.microsoft.us). Confirm each profile shows Succeeded for the pilot devices under the profile's Device status.

Gate 3: Every pilot assignment shows Succeeded (no Error/Conflict) on the pilot devices, and pilot users report no functional breakage.

__________________________________________________

## Phase 4 — Validate (evidence before you expand)

Run Validation (read-only): scripts\STIGG-Validation.ps1 -Environment USGov (or USGovDoD). It confirms the pilot assignments match the intended object set and flags conflicts, unassigned profiles, and drift.

Run Report (read-only): scripts\STIGG-Report.ps1 -Environment USGov to produce a JSON/CSV evidence artifact of profile/compliance/baseline state for the pilot group. Store it per your change-control process (R10).

Check the audit baseline (if used): review the STIG audit results in Advanced Analytics for the pilot devices; note assessed-vs-target deltas. Remember these are advisory — enforcement is your profiles.

Functional check: verify pilot devices still perform their mission workload (sign-in, LOB apps, VPN/Tunnel, printing). STIG lockdowns can break workflows; catch it in pilot, not production.

Gate 4: Validation clean, Report evidence captured, audit deltas understood/accepted, no functional regressions. Only now proceed to Expand.

__________________________________________________

## Phase 5 — Expand (roll out under change control)

Add production devices to SG-STIG-Prod-Devices in waves (e.g., 10% → 25% → 50% → 100%). Use STIGG-Set-ScopeTargeting.ps1 (default -WhatIf first) to add the prod group to each profile's assignments, or add it in the portal.

After each wave, re-run STIGG-Validation.ps1 and STIGG-Report.ps1; hold the wave if errors/conflicts appear.

Remediate drift with scripts\STIGG-Remediation.ps1 — it defaults to -WhatIf; review the planned actions, then re-run with -WhatIf:$false to apply only the changes you approved.

Maintain against benchmark updates: when DISA releases a new STIG benchmark version, re-open it in STIG Viewer, update your rule→setting map, revise the affected profiles, bump their benchmark-version pin, and re-pilot the delta before expanding.

Gate 5: 100% of SG-STIG-Prod-Devices reporting Succeeded, evidence captured per wave, and a documented benchmark-version → policy-version record.

__________________________________________________

## Sovereign-cloud reminders (apply throughout)

Always operate in intune.microsoft.us / portal.azure.us; scripts always use -Environment USGov or -Environment USGovDoD.

Do not rely on Commercial-only features (classic Autopilot, Windows Update feature/quality/expedite/driver policies, Remote Help, Security Copilot, Cloud PKI) — see gcc-high-parity-notes.md and design around the gaps. Verify current availability for GCC High/DoD before assuming a feature is present.

SSL inspection is not supported on *.manage.microsoft.us — exclude it, or enrollment/check-in fails.

STIG rule content stays with DISA; you deliver and validate it with Intune.

# Testing & Validation — Government / GCC High edition

Testing in this solution is gate-based: each phase of *Assess → Configure → Pilot → Validate → Expand* has explicit pass/fail criteria, and you do not advance until the gate passes. All validation runs against the US Government cloud — the read-only scripts connect with -Environment USGov (GCC High) or -Environment USGovDoD (DoD).

The read-only trio — STIGG-Discovery.ps1, STIGG-Validation.ps1, STIGG-Report.ps1 — make no changes. Run them freely. STIGG-Remediation.ps1 and STIGG-Set-ScopeTargeting.ps1 default to -WhatIf and only change state when you re-run with -WhatIf:$false.

__________________________________________________

## Pre-flight test — you are in the right cloud

| Check | How | Pass |
| --- | --- | --- |
| Sovereign portal | Load https://intune.microsoft.us | Loads your Gov tenant; authority is login.microsoftonline.us |
| Graph environment | Get-MgEnvironment | USGov and USGovDoD listed |
| Graph connect | Connect-MgGraph -Environment USGov -Scopes "DeviceManagementConfiguration.Read.All" then Get-MgContext | Shows Gov account; no graph.microsoft.com in play |
| Endpoints | From a device, reach *.manage.microsoft.us, login.microsoftonline.us | Reachable; not SSL-inspected |

Fail action: if any check points at .com, stop — you are configured for Commercial. Correct URLs/endpoints and the -Environment value before testing anything else.

__________________________________________________

## Gate 1 — Assess

| Test | Pass criteria |
| --- | --- |
| Fleet inventory captured | Windows 10/11 counts, builds, enrollment state recorded |
| STIGG-Discovery.ps1 run | Output lists existing profiles/policies/baselines/groups; no naming collisions with this solution's objects |
| Benchmark loaded | Current DISA STIG benchmark open in STIG Viewer; version/release date recorded |
| Rule→mechanism map | Each in-scope STIG rule assigned to Settings Catalog / ADMX / Custom |

Fail: missing inventory, a name collision, or an unrecorded benchmark version → resolve before Configure.

__________________________________________________

## Gate 2 — Configure

| Test | Pass criteria |
| --- | --- |
| Objects exist | All profiles (STIG-Win-SettingsCatalog-*, STIG-Win-ADMX-*, STIG-Win-Custom-*), STIG-Win-Compliance-Baseline, and (if used) STIG-Win-AuditBaseline created |
| Naming convention | Every object matches the names in 01-solution-overview.md |
| No assignments | Every object is assigned to nobody |
| Benchmark pin | Each profile's description records the benchmark version it implements |
| Re-Discovery | Second STIGG-Discovery.ps1 run confirms objects present, unassigned |

Fail: any object assigned early, or off-convention naming → fix before Pilot (an early assignment is a change you didn't gate).

__________________________________________________

## Gate 3 — Pilot

| Test | Pass criteria |
| --- | --- |
| Pilot scope only | Every profile/policy assigned to SG-STIG-Pilot-Devices and nothing else |
| Deployment status | Each profile's Device status shows Succeeded on pilot devices |
| No conflicts | Zero Error / Conflict states |
| Functional | Pilot users report no broken sign-in, LOB app, VPN/Tunnel, or print workflow |

Fail action: a Conflict means two policies set the same setting differently — see 06-troubleshooting.md. An Error on a custom OMA-URI usually means a malformed path/value or a CSP not present in the Gov cloud (verify for GCC High/DoD).

__________________________________________________

## Gate 4 — Validate (evidence gate)

| Test | Pass criteria |
| --- | --- |
| STIGG-Validation.ps1 -Environment USGov | Reports pilot assignments == intended set; no drift/conflict/unassigned flags |
| STIGG-Report.ps1 -Environment USGov | Produces JSON/CSV evidence; stored per change-control (R10) |
| Audit baseline review (if used) | Advanced Analytics STIG assessment reviewed; assessed-vs-target deltas understood (advisory only) |
| Regression | Pilot devices complete mission workload unchanged |

Fail: any validation flag or unexplained audit delta → remediate in pilot and re-run. Do not expand on a failed Gate 4.

__________________________________________________

## Gate 5 — Expand

| Test (per wave) | Pass criteria |
| --- | --- |
| Wave scope | Correct devices in SG-STIG-Prod-Devices for this wave |
| Post-wave validation | STIGG-Validation.ps1 clean after each wave |
| Post-wave evidence | STIGG-Report.ps1 artifact captured per wave |
| Remediation (if run) | STIGG-Remediation.ps1 previewed with -WhatIf, applied only for approved deltas |
| Final | 100% of prod group Succeeded; benchmark→policy version record complete |

Fail: errors in a wave → hold, remediate, re-validate before the next wave.

__________________________________________________

## Regression & maintenance testing

On every DISA benchmark update: re-run Discovery/Validation after revising profiles; re-pilot the changed rules (mini Gate 3 → Gate 4) before pushing to prod.

Monthly drift check: run STIGG-Report.ps1 against prod and compare to the last stored artifact; investigate any newly non-compliant devices.

After tenant/feature changes: if Microsoft ships a previously-missing feature into GCC High/DoD (e.g., a new Settings Catalog CSP), re-check whether a custom OMA-URI workaround can be retired.

## What "done" looks like

All five gates passed, prod fleet reporting Succeeded, an evidence artifact per wave retained, a recorded mapping of DISA benchmark version → deployed policy version, and every step performed in the sovereign `*.us` cloud with `-Environment USGov`/`USGovDoD`.

# Troubleshooting — Government / GCC High edition

Symptom-first fixes for the most common failures when delivering DISA STIG alignment via Intune in the US Government cloud (GCC High / DoD). Most GCC-High-specific failures trace back to one of three roots: wrong cloud/URL, SSL-inspected `*.us` endpoints, or assuming a Commercial-only feature exists.

__________________________________________________

## A. Sign-in, portal, and cloud-targeting

Symptom: the admin portal shows "tenant not found," redirects to a `.com` sign-in, or shows a different tenant.

Cause: you opened the Commercial portal.

Fix: use https://intune.microsoft.us and https://portal.azure.us. Confirm the sign-in authority is login.microsoftonline.us. Clear cached .com sessions if the browser auto-redirects.

Symptom: `Connect-MgGraph` succeeds but scripts see none of your Intune objects.

Cause: you connected to the Global (Commercial) cloud — the default.

Fix: always pass -Environment USGov (GCC High) or -Environment USGovDoD (DoD). Verify with Get-MgContext; the account/host must be the sovereign one (graph.microsoft.us / dod-graph.microsoft.us). Run Get-MgEnvironment to confirm both Gov environments are present.

Symptom: the interactive Graph sign-in popup hangs or times out (often from a jumpbox).

Cause: the WAM broker doesn't work in that environment.

Fix: Set-MgGraphOption -DisableLoginByWAM $true (persists across sessions), then reconnect. Use PowerShell 7+.

Symptom: `-Environment USGovDoD` fails but `USGov` works (or vice-versa).

Cause: you're using the wrong Gov sub-cloud for your tenant. GCC High = USGov; DoD = USGovDoD (dod-graph.microsoft.us).

Fix: match -Environment to your tenant type.

__________________________________________________

## B. Enrollment & device check-in

Symptom: devices won't enroll, or enrolled devices never check in / never receive policy.

Cause 1 — SSL inspection on `*.manage.microsoft.us`. This is unsupported and silently breaks check-in.

Fix: exclude *.manage.microsoft.us (and *.dm.microsoft.us for Defender/EPM) from SSL/TLS inspection.

Cause 2 — Commercial endpoints allowed instead of `*.us`.

Fix: allow the US Gov endpoints (*.manage.microsoft.us, login.microsoftonline.us, enterpriseregistration.microsoftonline.us, graph.microsoft.us/dod-graph.microsoft.us, *.events.data.microsoft.com). See gcc-high-parity-notes.md §3.

Cause 3 — proxy requires auth for update downloads.

Fix: some tasks need unauthenticated proxy access to manage.microsoft.us.

Symptom: "I set up Autopilot but it doesn't work in GCC High."

Cause: classic Windows Autopilot is not available in GCC High/DoD.

Fix: use Autopilot device preparation (partial — user-driven only) or a non-Autopilot enrollment (Entra join + automatic enrollment). See parity notes §6–§7.

__________________________________________________

## C. Policy authoring & assignment

Symptom: a Settings Catalog setting I need in Commercial isn't in `intune.microsoft.us`.

Cause: the CSP hasn't reached the sovereign cloud yet (features lag in GCC High/DoD).

Fix: first confirm it isn't a permanent gap (parity notes §6–§7). If it's just lagging, deliver that STIG rule via Administrative Templates (ADMX) or a custom OMA-URI profile (03-implementation.md §2c–2d). Verify for GCC High/DoD.

Symptom: profile deployment shows Conflict on a device.

Cause: two profiles set the same setting to different values.

Fix: run STIGG-Validation.ps1 -Environment USGov; it flags overlapping settings. Consolidate to one authoritative profile per domain (best-practice: split by domain, one owner per setting).

Symptom: a custom OMA-URI profile shows Error.

Cause: malformed OMA-URI path/data type/value, or the CSP doesn't exist in the Gov cloud.

Fix: re-check the OMA-URI against the CSP reference; confirm the CSP is available in GCC High/DoD (verify). Test on one pilot device before wider assignment.

Symptom: I assigned a lockdown and broke a workflow across many devices.

Cause: assignment skipped the pilot gate, or expanded before Gate 4.

Fix: remove the prod assignment, re-scope to SG-STIG-Pilot-Devices, and re-run the gates. This is exactly what the gated model prevents — never assign a new lockdown fleet-wide at once.

__________________________________________________

## D. STIG audit baseline (Advanced Analytics)

Symptom: the STIG audit baseline doesn't appear.

Cause: Advanced Analytics isn't licensed/enabled, or the feature hasn't reached your tenant (it's GCC-High-oriented).

Fix: confirm the Advanced Analytics add-on is licensed and enabled (02-requirements.md R9). Verify for GCC High/DoD — DoD status can differ. If unavailable, that's expected; enforce via profiles and report with STIGG-Report.ps1.

Symptom: audit baseline shows non-compliance but my enforcement profiles are applied.

Cause: the audit baseline is audit-only and assesses against DISA recommendations that may exceed what you enforce, or the device hasn't re-checked-in.

Fix: treat audit results as advisory. Reconcile deltas against your rule→setting map; force a device sync; decide whether to add the flagged setting to an enforcement profile.

__________________________________________________

## E. Scripts (this package)

Symptom: a script errors on connect.

Fix: ensure Install-Module Microsoft.Graph is done, you're on PS7+, and you pass `-Environment USGov`/`USGovDoD`. Confirm required read scopes were consented.

Symptom: `STIGG-Remediation.ps1` / `STIGG-Set-ScopeTargeting.ps1` "didn't do anything."

Cause: they default to -WhatIf (preview only) — by design.

Fix: review the previewed actions, get approval, then re-run with -WhatIf:$false to apply.

Symptom: Report/Validation output looks empty.

Cause: connected to the wrong cloud, or insufficient read scope.

Fix: verify Get-MgContext shows the Gov host; re-consent read scopes (DeviceManagementConfiguration.Read.All, DeviceManagementManagedDevices.Read.All).

__________________________________________________

## F. When to escalate to DISA vs Microsoft

Rule content questions (what a STIG rule requires, its severity/CCI) → DISA / DoD Cyber Exchange (public.cyber.mil) and STIG Viewer. This solution does not author rule content.

Intune/sovereign platform questions (a setting missing in Gov, an endpoint behavior, feature availability) → Microsoft US Gov support and the cited Microsoft Learn docs in gcc-high-parity-notes.md.

## Quick diagnostic order

Am I in *.us and on -Environment USGov/USGovDoD? (Root of most issues.)

Are the `*.us` endpoints allowed and not SSL-inspected?

Is the feature I expect actually available in GCC High/DoD? (Parity notes §6–§7.)

Did I skip a gate (assigned before pilot/validate)?

For scripts: PS7+, module installed, correct -Environment, -WhatIf understood.

# Best Practices — Government / GCC High edition

Operating principles for running a DISA STIG-alignment program on Intune in the US Government cloud (GCC High / DoD). These assume you have implemented the solution per 03-implementation.md and are now sustaining it.

## Sovereign-cloud discipline

Bookmark the `*.us` portals and delete the `.com` ones. intune.microsoft.us, portal.azure.us, portal.office365.us, security.microsoft.us. The most common GCC High mistake is doing real work in the Commercial portal by muscle memory.

Pin `-Environment` in every script and runbook. Never run Graph automation without an explicit -Environment USGov (GCC High) or -Environment USGovDoD (DoD). A default (Global) connection silently talks to the wrong cloud.

Never SSL-inspect `*.manage.microsoft.us`. It is unsupported and breaks enrollment/check-in. Exclude it (and the Defender/EPM *.dm.microsoft.us hosts) from inspection.

Assume parity gaps until proven otherwise. Before designing around any Intune feature, confirm it exists in GCC High/DoD today (see gcc-high-parity-notes.md). Treat every gap as "verify for GCC High/DoD" — the sovereign feature set moves.

## STIG content governance

DISA owns the rules; you own the delivery. Always pull benchmarks from public.cyber.mil and read them in STIG Viewer. Do not hand-copy rule IDs or invent settings — map DISA's authoritative rules to Intune.

Version-pin everything. Record the DISA benchmark version/release date in each profile's description, and keep a benchmark-version → deployed-policy-version ledger. Auditors ask "which STIG release is this fleet on?"

Track the DISA revision cadence. When a new benchmark drops, treat it as a change: update the map, revise profiles, re-pilot the delta, then expand.

Separate enforce from audit. Enforce with Settings Catalog/ADMX/custom profiles; use the STIG audit baseline (Advanced Analytics, GCC High, if licensed) as an advisory assessment, not as the control itself.

## Object hygiene

One naming convention, reused everywhere. Use the names from 01-solution-overview.md (SG-STIG-Pilot-Devices, STIG-Win-SettingsCatalog-{domain}, STIG-Win-Compliance-Baseline, …). Consistent names make rollback and audit surgical.

Split profiles by domain, not one mega-profile. Account, Audit, Defender, etc. A conflict or rollback then touches one domain, not the whole STIG.

Group-based targeting, device groups for STIG. Target device groups (SG-STIG-*-Devices) so posture follows the machine regardless of user.

Keep `SG-STIG-Prod-Devices` wave-managed. Add in waves (10/25/50/100%); never assign a new lockdown to the whole fleet at once.

## Safe change management

`-WhatIf` first, always. STIGG-Remediation.ps1 and STIGG-Set-ScopeTargeting.ps1 default to -WhatIf. Read the preview, get approval, then apply with -WhatIf:$false.

Evidence every phase. Run STIGG-Report.ps1 at Validate and after each Expand wave; retain the JSON/CSV per your IL4/IL5 change-control process.

Least privilege for operators. Assign Intune Administrator in the Gov tenant; reserve Global Administrator for tenant-wide changes. Consider scope tags to fence STIG objects from other admins.

Pilot is not optional. In an IL4/IL5 fleet, an over-broad lockdown is expensive to unwind. The gates exist to catch breakage in 5–15 pilot devices, not thousands.

## Reliability & operations

Design around missing servicing features. GCC High/DoD lacks Intune Windows Update feature/quality/expedite/driver policies — plan patching via your available servicing path and verify for GCC High/DoD as Microsoft ships these.

Confirm connector availability before depending on it. Only MTD/partner connectors valid in the Gov cloud appear when you sign in; don't make a Commercial-only integration a compliance dependency.

PowerShell 7+ on the admin workstation. The Graph SDK's sovereign-cloud auth (and WAM workaround Set-MgGraphOption -DisableLoginByWAM $true from jumpboxes) is most reliable on PS7+.

Re-run Discovery before big changes. A quick STIGG-Discovery.ps1 catches drift and object collisions before you touch assignments.

## Documentation & handoff

Keep the rule→setting map, the benchmark-version ledger, and the per-wave evidence together. That package *is* your STIG program's audit story.

Note any rule delivered via custom OMA-URI because the CSP wasn't yet in GCC High — revisit those when the sovereign feature set catches up, and retire the workaround.

# Deliverables Summary — Government / GCC High edition

Everything included in the Government (GCC High / DoD) edition of *DISA STIG Compliance for Windows 10 & 11 in Microsoft Intune*, and what each piece is for.

## Documents (`source/`)

| Document | Purpose |
| --- | --- |
| 01-solution-overview.md | What the solution is, the problem it solves, and a Commercial vs GCC High / DoD — what's different table (portals, Graph, parity). Names the reusable objects and the deployment model. |
| 02-requirements.md | Every prerequisite with verify + implement-if-missing, GCC-High/DoD-specific (Gov tenant, Gov licensing, sovereign portal access, Gov endpoints, Graph US Gov, DISA benchmark, Advanced Analytics). Restates global requirements only where the sovereign cloud changes them. |
| 03-implementation.md | Click-by-click ordered steps in the *.us portals, gated Assess → Configure → Pilot → Validate → Expand, with GCC-High/DoD caveats inline. |
| 05-testing.md | Pass/fail gate criteria for each phase, plus a pre-flight "am I in the right cloud" test and maintenance/regression testing. |
| 06-troubleshooting.md | Symptom-first fixes, rooted in the three common GCC High failure modes (wrong cloud/URL, SSL-inspected *.us endpoints, assuming Commercial-only features). |
| 07-best-practices.md | Operating principles: sovereign-cloud discipline, STIG content governance, object hygiene, safe change management. |
| gcc-high-parity-notes.md | Cited Commercial-vs-GCC-High/DoD reference — portals, Graph environments, endpoints, supported/planned/unavailable features, and the STIG audit baseline — each pinned to a Microsoft US Gov source, all flagged "verify for GCC High/DoD." |
| executive-summary.md | One-page, decision-maker framing of value, risk, and outcome. |
| 08-deliverables-summary.md | This inventory. |
| *global-requirements-intune-solutions.md* | Category-level prerequisites (provided; not authored here). |

## Scripts (`scripts/`)

All five connect to US Gov Microsoft Graph and support -Environment USGov (GCC High) and -Environment USGovDoD (DoD). The read-only three make no changes; the two change-making scripts default to -WhatIf.

| Script | Type | Purpose |
| --- | --- | --- |
| STIGG-Discovery.ps1 | Read-only | Inventories existing configuration/ADMX/custom profiles, compliance policies, security baselines, and target groups so you don't collide or duplicate before configuring. |
| STIGG-Validation.ps1 | Read-only | Confirms assignments match the intended object set; flags conflicts, drift, and unassigned profiles at each gate. |
| STIGG-Report.ps1 | Read-only | Emits a JSON/CSV evidence artifact of profile/compliance/baseline state for a target group — the audit record for Validate and each Expand wave. |
| STIGG-Remediation.ps1 | Change (default `-WhatIf`) | Previews then (with -WhatIf:$false) applies approved fixes for drifted/misassigned objects. |
| STIGG-Set-ScopeTargeting.ps1 | Change (default `-WhatIf`) | Previews then applies group creation and profile/policy assignment (pilot → prod waves) in bulk. |

## What is deliberately **not** included

DISA STIG rule content — rule IDs, CCIs, severities, check/fix text. These are authored by DISA and obtained from the DoD Cyber Exchange (public.cyber.mil) and read in STIG Viewer. This solution supplies the Intune delivery and validation mechanism, and a rule→setting mapping method — not the rules themselves.

Tenant secrets — no tokens, keys, or credentials are shipped or required to be embedded; scripts authenticate interactively to US Gov Graph.

## How the pieces work together

Read 01/02, satisfy requirements, sign in to intune.microsoft.us.

Assess with STIGG-Discovery.ps1 and the DISA benchmark (STIG Viewer).

Configure objects per 03 (Settings Catalog / ADMX / custom + compliance + optional audit baseline).

Pilot → Validate with STIGG-Validation.ps1 + STIGG-Report.ps1 against SG-STIG-Pilot-Devices, passing each gate in 05.

Expand in waves with STIGG-Set-ScopeTargeting.ps1 and STIGG-Remediation.ps1 (both -WhatIf first), re-validating per wave.

Sustain per 07 and re-pilot on each DISA benchmark update.

Every step runs in the sovereign `*.us` cloud with `-Environment USGov`/`USGovDoD`, with parity gaps handled per gcc-high-parity-notes.md.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## STIGG-Discovery.ps1

Purpose: Inventories existing configuration profiles, Administrative Template (ADMX) profiles, custom (OMA-URI) profiles, compliance policies, security baselines, and Entra device groups so you do not collide with or duplicate objects before configuring. Read-only: it changes nothing. Connects to Microsoft Graph US Gov endpoints. Replace placeholders like your-tenant-id inline. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\STIGG-Discovery.ps1 powershell -ExecutionPolicy Bypass -File .\STIGG-Discovery.ps1 -Environment USGovDoD (Graph scopes: DeviceManagementConfiguration.Read.All, DeviceManagementManagedDevices.Read.All, Group.Read.All; -Environment USGov for GCC High or USGovDoD for DoD) EXPECTED RESULTS A console summary and an optional JSON export listing each object by name and id. Admin sees counts per object type and any names that match this solution's naming convention (STIG-Win-*, SG-STIG-*). PASS = inventory returns without error and no naming collisions with objects you intend to create. FAIL = connect error (wrong cloud/scopes) or an unexpected pre-existing STIG-Win-* object. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #>

How to run: powershell -ExecutionPolicy Bypass -File .\STIGG-Discovery.ps1 powershell -ExecutionPolicy Bypass -File .\STIGG-Discovery.ps1 -Environment USGovDoD (Graph scopes: DeviceManagementConfiguration.Read.All, DeviceManagementManagedDevices.Read.All, Group.Read.All; -Environment USGov for GCC High or USGovDoD for DoD) EXPECTED RESULTS A console summary and an optional JSON export listing each object by name and id. Admin sees counts per object type and any names that match this solution's naming convention (STIG-Win-*, SG-STIG-*). PASS = inventory returns without error and no naming collisions with objects you intend to create. FAIL = connect error (wrong cloud/scopes) or an unexpected pre-existing STIG-Win-* object. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #>

## STIGG-Remediation.ps1

Purpose: Applies approved remediation to this solution's STIG objects: re-adds a missing target-group assignment and (optionally) removes an unintended group assignment so a profile matches the phase's intended scope. Defaults to -WhatIf, so it only PREVIEWS actions; nothing changes until you re-run with -WhatIf:$false. It does not author or change STIG rule content — that stays with DISA. HOW TO RUN Preview (safe):  powershell -ExecutionPolicy Bypass -File .\STIGG-Remediation.ps1 -TargetGroup SG-STIG-Pilot-Devices Apply:           powershell -ExecutionPolicy Bypass -File .\STIGG-Remediation.ps1 -TargetGroup SG-STIG-Pilot-Devices -WhatIf:$false DoD tenant:      add -Environment USGovDoD (Graph scopes: DeviceManagementConfiguration.ReadWrite.All, Group.Read.All; -Environment USGov for GCC High or USGovDoD for DoD) EXPECTED RESULTS A list of planned assignment changes. In preview (default) admin sees "WHATIF: would ..." lines and nothing is modified. With -WhatIf:$false, approved assignments are added/removed and confirmed. PASS = each intended object ends assigned to TargetGroup. Re-run STIGG-Validation.ps1 to confirm. .NOTES White-label — the repeatable way. Change-making; defaults to -WhatIf. Targets Microsoft Graph US Gov endpoints. #>

How to run: Preview (safe):  powershell -ExecutionPolicy Bypass -File .\STIGG-Remediation.ps1 -TargetGroup SG-STIG-Pilot-Devices Apply:           powershell -ExecutionPolicy Bypass -File .\STIGG-Remediation.ps1 -TargetGroup SG-STIG-Pilot-Devices -WhatIf:$false DoD tenant:      add -Environment USGovDoD (Graph scopes: DeviceManagementConfiguration.ReadWrite.All, Group.Read.All; -Environment USGov for GCC High or USGovDoD for DoD) EXPECTED RESULTS A list of planned assignment changes. In preview (default) admin sees "WHATIF: would ..." lines and nothing is modified. With -WhatIf:$false, approved assignments are added/removed and confirmed. PASS = each intended object ends assigned to TargetGroup. Re-run STIGG-Validation.ps1 to confirm. .NOTES White-label — the repeatable way. Change-making; defaults to -WhatIf. Targets Microsoft Graph US Gov endpoints. #>

## STIGG-Report.ps1

Purpose: Produces an evidence artifact (JSON and CSV) capturing the deployment state of this solution's STIG objects and the compliance posture of devices in a target group. Run at the Validate gate and after each Expand wave, then retain the output per your IL4/IL5 change-control process. Read-only: it changes nothing. Do not embed secrets; authenticate interactively to US Gov Graph. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\STIGG-Report.ps1 -TargetGroup SG-STIG-Pilot-Devices powershell -ExecutionPolicy Bypass -File .\STIGG-Report.ps1 -TargetGroup SG-STIG-Prod-Devices -Environment USGovDoD -OutputDir .\evidence (Graph scopes: DeviceManagementConfiguration.Read.All, DeviceManagementManagedDevices.Read.All, Group.Read.All; -Environment USGov for GCC High or USGovDoD for DoD) EXPECTED RESULTS Two files (STIGG-Report-timestamp.json and .csv) plus a console summary. Admin sees object deployment states and per-device compliance counts. PASS = report generates and reflects the expected assigned objects and compliant devices. Used as the retained audit record, not a gate by itself. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #>

How to run: powershell -ExecutionPolicy Bypass -File .\STIGG-Report.ps1 -TargetGroup SG-STIG-Pilot-Devices powershell -ExecutionPolicy Bypass -File .\STIGG-Report.ps1 -TargetGroup SG-STIG-Prod-Devices -Environment USGovDoD -OutputDir .\evidence (Graph scopes: DeviceManagementConfiguration.Read.All, DeviceManagementManagedDevices.Read.All, Group.Read.All; -Environment USGov for GCC High or USGovDoD for DoD) EXPECTED RESULTS Two files (STIGG-Report-timestamp.json and .csv) plus a console summary. Admin sees object deployment states and per-device compliance counts. PASS = report generates and reflects the expected assigned objects and compliant devices. Used as the retained audit record, not a gate by itself. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #>

## STIGG-Set-ScopeTargeting.ps1

Purpose: Creates this solution's Entra device security groups (SG-STIG-Pilot-Devices, SG-STIG-Prod-Devices) if missing, and bulk-assigns the STIG-Win-* profiles/policies to a chosen target group for the current phase (pilot, then prod expansion waves). Defaults to -WhatIf, so it only PREVIEWS actions; nothing changes until you re-run with -WhatIf:$false. HOW TO RUN Preview (safe):  powershell -ExecutionPolicy Bypass -File .\STIGG-Set-ScopeTargeting.ps1 -TargetGroup SG-STIG-Pilot-Devices -CreateGroups Apply:           powershell -ExecutionPolicy Bypass -File .\STIGG-Set-ScopeTargeting.ps1 -TargetGroup SG-STIG-Pilot-Devices -CreateGroups -WhatIf:$false DoD tenant:      add -Environment USGovDoD (Graph scopes: DeviceManagementConfiguration.ReadWrite.All, Group.ReadWrite.All; -Environment USGov for GCC High or USGovDoD for DoD) EXPECTED RESULTS A list of planned group creations and profile assignments. In preview (default) admin sees "WHATIF: would ..." lines and nothing is modified. With -WhatIf:$false, groups are created and STIG-Win-* objects are assigned to TargetGroup. PASS = groups exist and objects are assigned. Confirm with STIGG-Validation.ps1. .NOTES White-label — the repeatable way. Change-making; defaults to -WhatIf. Targets Microsoft Graph US Gov endpoints. #>

How to run: Preview (safe):  powershell -ExecutionPolicy Bypass -File .\STIGG-Set-ScopeTargeting.ps1 -TargetGroup SG-STIG-Pilot-Devices -CreateGroups Apply:           powershell -ExecutionPolicy Bypass -File .\STIGG-Set-ScopeTargeting.ps1 -TargetGroup SG-STIG-Pilot-Devices -CreateGroups -WhatIf:$false DoD tenant:      add -Environment USGovDoD (Graph scopes: DeviceManagementConfiguration.ReadWrite.All, Group.ReadWrite.All; -Environment USGov for GCC High or USGovDoD for DoD) EXPECTED RESULTS A list of planned group creations and profile assignments. In preview (default) admin sees "WHATIF: would ..." lines and nothing is modified. With -WhatIf:$false, groups are created and STIG-Win-* objects are assigned to TargetGroup. PASS = groups exist and objects are assigned. Confirm with STIGG-Validation.ps1. .NOTES White-label — the repeatable way. Change-making; defaults to -WhatIf. Targets Microsoft Graph US Gov endpoints. #>

## STIGG-Validation.ps1

Purpose: Validates that this solution's STIG objects (STIG-Win-* profiles/policies and SG-STIG-* groups) exist, are assigned only to the intended target group for the current phase, and are free of setting conflicts and orphaned (unassigned) profiles. Used as the pass/fail gate check at Pilot, Validate, and each Expand wave. Read-only: it changes nothing. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\STIGG-Validation.ps1 -TargetGroup SG-STIG-Pilot-Devices powershell -ExecutionPolicy Bypass -File .\STIGG-Validation.ps1 -TargetGroup SG-STIG-Prod-Devices -Environment USGovDoD (Graph scopes: DeviceManagementConfiguration.Read.All, DeviceManagementManagedDevices.Read.All, Group.Read.All; -Environment USGov for GCC High or USGovDoD for DoD) EXPECTED RESULTS A per-object PASS/FAIL table. Admin sees which STIG-Win-* objects are assigned to the expected group, any conflicts, and any unassigned profiles. Overall PASS = all intended objects assigned to TargetGroup, no conflicts, no orphans. FAIL = missing assignment, wrong-group assignment, conflict, or orphan — resolve before advancing the gate. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #>

How to run: powershell -ExecutionPolicy Bypass -File .\STIGG-Validation.ps1 -TargetGroup SG-STIG-Pilot-Devices powershell -ExecutionPolicy Bypass -File .\STIGG-Validation.ps1 -TargetGroup SG-STIG-Prod-Devices -Environment USGovDoD (Graph scopes: DeviceManagementConfiguration.Read.All, DeviceManagementManagedDevices.Read.All, Group.Read.All; -Environment USGov for GCC High or USGovDoD for DoD) EXPECTED RESULTS A per-object PASS/FAIL table. Admin sees which STIG-Win-* objects are assigned to the expected group, any conflicts, and any unassigned profiles. Overall PASS = all intended objects assigned to TargetGroup, no conflicts, no orphans. FAIL = missing assignment, wrong-group assignment, conflict, or orphan — resolve before advancing the gate. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph US Gov endpoints. #>