Exchange Online Archiving & Messaging Retention (Archive Mailboxes, EOA & Holds)

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary

## Outcome

Primary mailboxes stop hitting quota, unmanaged PST data is brought under service control, and mail that must be preserved for legal or regulatory reasons is held so it cannot be lost — all without deleting anything. Concretely: archive mailboxes and auto-expanding archive are enabled where the plan allows, aged mail automatically moves to the archive via Messaging Records Management (MRM) tags, historical PSTs are imported into the archive, and litigation and In-Place/eDiscovery holds are applied where a preservation obligation exists.

## Approach

This is Exchange Online Archiving (EOA) implemented specifically — not a broad data-governance program. It follows the house model Assess → Design → Configure → Pilot → Validate → Expand: the current archive/hold posture and mailbox sizes are assessed, the archive tags/policy and hold scope are designed, and everything is enabled against a small pilot scope first, validated against explicit pass/fail gates (archives provisioned, move-to-archive working, PSTs ingested, holds enforced), and only then expanded fleet-wide in controlled waves. Automation is delivered as five Exchange Online PowerShell (EXO V3) / Microsoft Graph scripts that are read-only or -WhatIf by default, with no stored credentials.

## Why it is low-risk

Nothing is deleted. Move-to-archive relocates mail; it does not remove it. Held items cannot be

purged.

Pilot-first with gates and a rollback. Every change is validated on a small scope before broad

rollout, and each step has a documented rollback (with the deliberate exception that auto-expanding   archive is one-way and held mailboxes are never rolled back).

Licensing is verified up front. Archiving and auto-expanding archive are plan-dependent; the

solution checks entitlement before enabling rather than assuming it.

Legal stays in control of legal. The solution applies the holds the legal/records owner

determines; it never decides what to preserve or for how long.

## Boundary

Scoped to email archiving and holds. Broader Microsoft Purview work — DLP, sensitivity labels, and cross-workload retention/records across SharePoint, OneDrive, and Teams — is a separate product and is intentionally out of scope here.

# 1. Solution Overview — Exchange Online Archiving & Messaging Retention

## What this solution is

Mailboxes grow, users hoard mail in local PST files, and legal or regulatory events demand that messaging data be preserved and discoverable. This solution implements Exchange Online Archiving (EOA) specifically: it enables the archive mailbox and auto-expanding archive for the users in scope, builds Messaging Records Management (MRM) archive/retention tags and a retention policy that automatically moves aged mail to the archive, imports existing PSTs into the archive, and applies litigation hold and In-Place / eDiscovery holds where a preservation obligation exists. The result: primary mailbox size is controlled, mail is preserved where it must be, and nothing that is under hold is purged — using the Exchange admin center (EAC), the Microsoft Purview compliance portal, the Microsoft 365 admin center, and Exchange Online PowerShell (EXO V3) with Microsoft Graph.

## Scope — what this is, and what it deliberately is NOT

This solution is scoped to email archiving and holds. It handles archive mailboxes, auto-expanding archive, MRM move-to-archive/retention tags, PST import to the archive, and litigation/In-Place/ eDiscovery holds on Exchange mailboxes.

It is not a broad Microsoft Purview data-governance project. Purview Data Loss Prevention (DLP), sensitivity labels, Purview retention labels / retention policies across SharePoint, OneDrive, and Teams, and records-management disposition review are a separate concern covered by a different product — do not expect this solution to configure them. The one adjacency to be aware of: the newer Microsoft Purview retention model and the legacy MRM (messaging records management) model both act on mailbox items, and Microsoft's guidance is generally to prefer Purview retention for new *retention/deletion* requirements. This solution stays in the MRM lane because MRM is the mechanism that performs the move-to-archive action (Purview retention does not move items to the archive), and because archive enablement, auto-expanding archive, PST import, and litigation/In-Place holds are the archiving-specific tasks in scope. Where your organization also needs cross-workload retention/DLP/ labels, treat that as the separate Purview product — this document notes the boundary and does not overlap it.

## Why this matters

Mailbox bloat is a cost and a support problem. Primary mailboxes hit their quota, users get

"mailbox full", and support spends time on cleanup. Moving aged mail to the archive (which has its own   large quota and can auto-expand) controls the primary mailbox without deleting anything.

PST sprawl is a data-governance and data-loss risk. Mail sitting in local .pst files is

unmanaged, unsearchable by eDiscovery, unbacked-up, and lost when a laptop dies. Importing PSTs into   the archive brings that data under service management and eDiscovery.

Preservation obligations are legal exposure. When litigation or an investigation is reasonably

anticipated, mailbox data must be preserved unaltered. Litigation hold and In-Place/eDiscovery holds   preserve items even if a user (or a retention policy) tries to delete them.

## How it works

Licensing gates everything (verify first). The archive mailbox, and especially **auto-expanding

archive, are license-dependent** — availability depends on the Exchange Online / Microsoft 365    plan assigned to each user (see Requirements). Confirm the plan before enabling; do not assume every    user is entitled. *(Verify in your tenant/plan.)*

Enable the archive mailbox for users in scope (per-mailbox Enable-Mailbox -Archive, or the EAC).

Once provisioned, a second archive appears in Outlook/OWA as an "In-Place Archive / Online Archive".

Enable auto-expanding archive so the archive grows beyond the base archive quota automatically as

it fills — organization-wide or per-mailbox — where the plan supports it. Auto-expanding archive    is a one-way switch (it cannot be turned off once on) — this document calls that out at the step.

Build MRM tags and a retention policy. Create archive/retention tags — an archive tag (a

"Move to Archive" default-policy tag / DPT that moves items older than *N* days to the archive), plus    any personal or retention tags — bundle them into a retention policy, and apply the policy to the    in-scope mailboxes. The Managed Folder Assistant (MFA) processes mailboxes and executes the moves.

Import PSTs to the archive. Bring existing local PST data in via the Microsoft Purview / Microsoft

365 Import service (network upload or drive shipping) with a mapping file targeting each user's    archive, so historical mail lands in the archive rather than inflating the primary mailbox.

Apply holds where required. For mailboxes with a preservation obligation, apply **litigation

hold (mailbox-level, simple, indefinite or time-boxed) or an In-Place / eDiscovery hold (scoped,    query-based, tied to an eDiscovery case) so items are preserved even if deleted. What must be held,    and for how long, is a legal/records determination — this solution applies the technical hold the    legal/records owner specifies; it does not decide scope or duration.**

## The reference model (artifacts this solution creates)

Every artifact is named <Purpose> – <Scope> – <Stage> and reused verbatim across the docs, scripts, EAC, and Purview portal. The standard set:

| Artifact | Name |
| --- | --- |
| Archive posture / size assessment export | Archive Posture – EXO – Discovery |
| Move-to-archive default policy tag (DPT) | Move to Archive – Default – Prod |
| Personal archive tag (user-applied) | Archive Now – Personal – Prod |
| Retention policy bundling the tags | Archive Retention Policy – EXO – Prod |
| Pilot mailbox scope | Archive Scope – Pilot – Stage1 |
| Broad mailbox scope | Archive Scope – Broad – Stage2 |
| PST import job (to archive) | PST Import – Archive – Ingest |
| Litigation hold (mailbox-level) | Litigation Hold – <Matter> – Legal |
| In-Place / eDiscovery hold | eDiscovery Hold – <Matter> – Legal |
| Move / retention validation report | Archive Validation – EXO – Report |

Replace <Matter> with the legal/records matter identifier the legal owner provides. Never invent a matter name.

## Benefits

Primary mailbox size is controlled without deleting mail — aged items move to a large, auto-expanding

archive.

Unmanaged PST data is ingested into the service, where it is backed by the platform and reachable by

eDiscovery.

Preservation obligations are met technically: held items cannot be purged, so the organization is

defensible and discoverable.

Every change is pilot-first with explicit pass/fail gates and a rollback, so production mail is

protected.

## Limitations (be honest with buyers)

Archiving and auto-expanding archive are license-dependent. Not every plan includes the archive

mailbox, and auto-expanding archive availability/limits differ by plan and change over time — verify   in your tenant/plan; this solution flags it but cannot grant entitlement.

Auto-expanding archive cannot be disabled once enabled, and moving a mailbox with an

auto-expanded (multi-chunk) archive can be slow — plan before enabling.

MRM move-to-archive is not instant. The Managed Folder Assistant runs on its own cadence; a newly

applied policy can take a work cycle (and re-runs) before all items move. Very large mailboxes take   longer.

MRM archive tags act only on the archive move, not on cross-workload retention. For

retention/deletion across SharePoint/OneDrive/Teams, or for DLP/labels, use the separate Purview   product (see Scope).

Holds are technical, not legal advice. This solution applies the hold the legal/records owner

specifies; what to hold and for how long is their determination, not the implementer's.

Commercial vs Government clouds differ. Portal URLs and some capability availability differ on

GCC / GCC High / DoD (*.office365.us, *.microsoft.us) — noted where it matters; verify on your   cloud.

## The standard deployment model

Assess the current archive/hold posture and licensing → design the tags, policy, and hold scope → configure them → enable and apply to a pilot scope first → validate (archives provisioned, move-to-archive working, PSTs ingested, holds enforced) → expand to the broad scope. Pattern: Assess → Design → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback.

# 2. Requirements

This solution assumes the shared Messaging category requirements are already met — a Microsoft 365 tenant with Exchange Online, least-privilege admin roles, the ExchangeOnlineManagement (EXO V3) + Microsoft Graph toolchain, DNS control, hybrid Exchange/AD access where applicable, and a pilot scope with change control. See global-requirements-messaging.md for those six; do not duplicate them. Below are the prerequisites specific to Exchange Online Archiving, MRM, PST import, and holds.

__________________________________________________

## 2.1 Archiving-capable licensing (verify per user — this gates the whole solution)

Description: Each in-scope user must have a plan that includes the archive mailbox, and — if

you intend to use it — auto-expanding archive. Archive availability and auto-expanding archive   limits are plan-dependent (for example, they are included with several Exchange Online Plan 2 /   Microsoft 365 enterprise plans, and Exchange Online Archiving is also sold as a standalone add-on for   some plans). Exact entitlement and quota change over time and by plan.

Why required: You cannot enable an archive for a user whose plan does not grant one, and

auto-expanding archive silently does nothing for unlicensed users. This is the single most common   blocker.

How to verify: In the Microsoft 365 admin center, check the plans assigned under

Billing > Licenses and each user's assigned licenses. In PowerShell, confirm the archive is   provisionable and, once enabled, Get-Mailbox <user> | Format-List ArchiveStatus,ArchiveGuid,   AutoExpandingArchiveEnabled. Treat entitlement as "verify in your tenant/plan" — do not assume.

How to implement if missing: Assign an archiving-capable plan or the Exchange Online Archiving

add-on to the users in scope before enabling their archives.

## 2.2 Least-privilege admin roles for archiving, MRM, import, and holds

Description: The work needs specific role groups, not blanket Global Admin:

Recipient Management or Organization Management (EAC) — to enable archives and manage

mailboxes.

Records Management role / Retention Management — to create and assign MRM archive/retention

tags and the retention policy.

Mailbox Import Export management role (not assigned to any role group by default) — required to

import PSTs; assign it explicitly to the operator.

eDiscovery Manager / eDiscovery Administrator (Microsoft Purview) — to create eDiscovery cases

and In-Place/eDiscovery holds. Litigation hold can be set with Exchange recipient-admin rights.

Why required: Each capability is gated by its own role; PST import in particular fails without the

Mailbox Import Export role, which is off by default.

How to verify: In the EAC / Purview portal roles, confirm the operator holds the roles above; run

Get-ManagementRoleAssignment -Role "Mailbox Import Export" to confirm the import role is assigned.

How to implement if missing: Have an Organization Management admin assign the least-privilege

role(s) under change control; add the Mailbox Import Export role to a role group (or the operator)   before the PST import step.

## 2.3 A PST source inventory (only if importing PSTs)

Description: If PST import is in scope, a discovered inventory of the .pst files to ingest —

their file paths, the owning user, and the target (archive) — plus a staging location the operator can   reach. The Microsoft 365 Import service accepts network upload (upload to Azure with AzCopy)   or drive shipping.

Why required: The import needs a mapping file (CSV) that maps each PST to a target mailbox/archive;

without a clean inventory you cannot build it, and PSTs left on endpoints stay unmanaged.

How to verify: Confirm the PST file list, owners, and that the files are gathered to a staging

share the operator can read.

How to implement if missing: Collect the PSTs to a staging location and build the inventory before

the import step. (Discovery of *where* PSTs live on endpoints is out of scope here — bring the files.)

## 2.4 Legal / records stakeholders and a hold determination (only if applying holds)

Description: A named legal/records owner who determines **what to preserve, for whom, and for

how long, referencing a matter/case identifier**. The technical hold (litigation or In-Place/   eDiscovery) is applied to that determination.

Why required: Applying, scoping, or releasing a hold has legal consequences. The implementer

configures the hold; the legal/records owner decides its scope and duration — this is not an   implementer decision.

How to verify: Confirm a documented determination exists (custodians, date range/query, matter ID,

retention duration) and an approver.

How to implement if missing: Do not apply or release holds without a documented legal/records

determination. Obtain it first.

## 2.5 Managed Folder Assistant / archive-move expectations set

Description: Agreement that move-to-archive is not instantaneous — the **Managed Folder

Assistant (MFA)** processes mailboxes on its own workcycle, and large mailboxes may take multiple runs   before items finish moving to the archive.

Why required: Sets realistic validation timing so a "nothing moved yet" observation right after

applying the policy is not misread as failure.

How to verify: Confirm the service owner accepts that validation of moves happens after the MFA

has processed the pilot mailboxes (you can trigger it with Start-ManagedFolderAssistant).

How to implement if missing: Communicate the timing before enabling; schedule validation after the

MFA has run.

## 2.6 Commercial vs Government cloud confirmed

Description: Know which cloud the tenant is in. Portal URLs differ: Commercial uses

admin.microsoft.com, admin.exchange.microsoft.com, and purview.microsoft.com; GCC High / DoD   use *.office365.us / *.microsoft.us equivalents, and some capabilities/limits differ.

Why required: Steps that reference a portal URL or a Connect-ExchangeOnline environment parameter

must target the correct cloud, or they fail or hit the wrong tenant.

How to verify: Confirm the tenant's cloud instance; for PowerShell, note whether

Connect-ExchangeOnline -ExchangeEnvironmentName needs a Government value.

How to implement if missing: Record the cloud and substitute the correct portal URLs / connection

parameters throughout; verify on your cloud rather than assuming Commercial paths.

# Global Requirements — Microsoft 365 / Exchange Messaging Solutions

These requirements apply to every solution in the Messaging category (Exchange Online & Exchange hybrid mail flow, connectors, mail hygiene, email authentication, federation, archiving, client connectivity, and messaging support operations). They are the common foundation each solution assumes is already in place (or stands up as part of its own Requirements section). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Messaging solution). The Exchange admin center (EAC), the Microsoft 365 admin center, Exchange Online PowerShell (EXO V3 module), Microsoft Graph, and on-premises Exchange Server / Active Directory are authored at exact, current click-by-click and cmdlet detail from Microsoft's public documentation. Where a capability, default, or portal path is version- or plan-dependent (Exchange Server build/CU, EOP vs Defender for Office 365 plan, Exchange Online Archiving / auto-expanding archive availability, Commercial vs Government cloud), it is cited or flagged "verify in your tenant/version" — never invented. Third-party mail hygiene, archiving, and signature/gateway products are integrated at the pattern level; their internal consoles are deferred to the vendor's own docs. Commercial vs Government (GCC/GCC High/DoD) portal URLs and endpoints differ — where a solution's setup materially differs on a sovereign cloud, flag it (per the house Commercial-vs-Government rule). Automation is delivered as PowerShell (Exchange Online PowerShell / Graph) — never with hardcoded credentials or secrets in code.

## 1. Microsoft 365 tenant with Exchange Online

Description: A Microsoft 365 tenant with Exchange Online and the appropriate licensing for the

capability in scope (e.g. Exchange Online Plan 1/2, EOP, Defender for Office 365 for advanced   hygiene, Exchange Online Archiving / auto-expanding archive where required).

Why required: All mail-flow, hygiene, archiving, and client configuration is performed against

this tenant and depends on the right plan.

How to verify: Sign in to the Microsoft 365 admin center; confirm the Exchange Online subscription

and license counts under Billing > Licenses.

How to implement if missing: Provision/assign the required licensing before starting.

## 2. Administrative access (least-privilege Exchange/365 roles)

Description: Administrative access with the least-privilege role the solution names —

typically Exchange Administrator (or specific EAC role groups such as Organization Management,   Recipient/Records/Hygiene Management), and Global Administrator only where genuinely required   (e.g. federation/ADFS, connector auth).

Why required: Mail-flow, connector, hygiene, archiving, and federation changes require the

corresponding admin role.

How to verify: Confirm the role assignment in the Microsoft 365 admin center / Entra roles.

How to implement if missing: Have a Global Admin assign the least-privilege role under change control.

## 3. Exchange Online PowerShell (EXO V3) + Graph toolchain

Description: A workstation with the ExchangeOnlineManagement (EXO V3) PowerShell module and,

where used, Microsoft Graph PowerShell; modern-auth / MFA-capable admin sign-in.

Why required: Configuration, automation, and the provided scripts run through EXO PowerShell /

Graph; Basic Auth is retired.

How to verify: Connect-ExchangeOnline succeeds with the admin account; `Get-Module

ExchangeOnlineManagement`.

How to implement if missing: Install the module (Install-Module ExchangeOnlineManagement) and

confirm modern-auth sign-in before running the steps.

## 4. DNS control for the mail domains

Description: Ability to create/modify DNS records (MX, SPF (TXT), DKIM (CNAME), DMARC (TXT),

Autodiscover, and connector/host records) for the domains in scope.

Why required: Email authentication, mail routing/coexistence, connector validation, and client

autodiscover all depend on DNS.

How to verify: Confirm access to the authoritative DNS zone for each mail domain.

How to implement if missing: Coordinate with whoever controls DNS; stage changes under change

control (mail-flow and authentication changes are high-impact).

## 5. Hybrid Exchange & Active Directory (for hybrid solutions)

Description: For hybrid / on-premises solutions, access to the on-premises Exchange Server

organization (correct roles/CU), Active Directory, Azure AD Connect (directory sync), and the   relevant network/firewall paths (e.g. for Edge/transport, hybrid connectors, autodiscover).

Why required: Hybrid mail flow, Edge Transport, connectors, and federation read from and change

the on-premises side.

How to verify: Confirm on-prem Exchange admin access, AD access, and that directory sync is healthy.

How to implement if missing: Obtain access and confirm the on-prem Exchange/AD/AAD-Connect health

before making hybrid changes.

## 6. A pilot scope and change control

Description: A pilot group / accepted-domain / test mail flow to validate on before fleet-wide

rollout, and a change-control process for production changes (mail flow, connectors, DNS,   authentication, hygiene policy are all high-impact).

Why required: Every solution follows an Assess → Design → Configure → Pilot → Validate → Expand

model; the pilot proves the design and change control protects production mail flow.

How to verify: Confirm a named pilot scope and an approval/change window are available.

How to implement if missing: Define a pilot scope and agree change control with the messaging/

service owners before making production changes.

*The deployment model across every Messaging solution is the same: Assess → Design → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback for production changes. Automation is delivered as PowerShell (Exchange Online PowerShell / Graph) — never with hardcoded credentials or secrets in code.*

# 3. Implementation

Follow the house model: Assess → Design → Configure → Pilot → Validate → Expand, pilot-first, with pass/fail gates and a documented rollback. Name every artifact exactly as in the reference model (§1) and reuse the names in testing, troubleshooting, and the scripts.

High-impact warning. Enabling auto-expanding archive is a one-way switch (it cannot be turned off). Applying a hold has legal consequences. Move-to-archive changes what users see in Outlook. Treat all of these as production changes under change control.

Throughout, connect with modern auth (no stored credentials):

Connect-ExchangeOnline           # add -ExchangeEnvironmentName O365USGovGCCHigh / O365USGovDoD on Gov clouds
Connect-MgGraph -Scopes 'User.Read.All','Organization.Read.All','Mail.ReadWrite'  # where Graph is used

__________________________________________________

## Stage 0 — Assess (read-only)

Capture the current archive/hold posture and mailbox sizes. Run EXOARCH-Discovery.ps1

(read-only). It reports, per mailbox: ArchiveStatus, ArchiveGuid, AutoExpandingArchiveEnabled,    the retention policy applied, primary and archive mailbox sizes, LitigationHoldEnabled, and    any In-Place hold GUIDs. Save the export as Archive Posture – EXO – Discovery.

Confirm licensing per user (the gate). Cross-check the assessment against archiving-capable

licensing (Requirement 2.1). Flag any in-scope user whose plan does not include the archive — they    cannot be enabled until licensed. *(Verify in your tenant/plan.)*

Identify the drivers. From the posture: which mailboxes are near quota (archive candidates),

which have PSTs to ingest (Requirement 2.3), and which are subject to a hold determination    (Requirement 2.4).

Pass gate (Assess): you have a saved Archive Posture – EXO – Discovery export, a confirmed licensed pilot set, and a clear list of what each pilot mailbox needs (archive enable / PST import / hold).

## Stage 1 — Design

Define the pilot and broad scopes. Choose a small, representative, licensed pilot set →

Archive Scope – Pilot – Stage1; define the eventual broad set → Archive Scope – Broad – Stage2.    Use a mail-enabled security group or an explicit UPN list.

Design the MRM tags and policy.

Move to Archive – Default – Prod — a default policy tag (DPT) with retention action

MoveToArchive and an age (e.g. move items older than 730 days / 2 years). This is the tag      that controls the automatic move-to-archive.

Archive Now – Personal – Prod — an optional personal tag (action MoveToArchive) users can

apply on demand from Outlook/OWA.

Archive Retention Policy – EXO – Prod — the retention policy that bundles the tags above

and is linked to the mailboxes in scope.    Decide the archive-move age with the service/records owner (this is a policy decision, not a technical    default).

Design the hold scope (from the legal/records determination only). For each matter, decide

litigation hold (Litigation Hold – <Matter> – Legal, mailbox-level, simple) vs In-Place/eDiscovery    hold (eDiscovery Hold – <Matter> – Legal, query/date-scoped, tied to a Purview eDiscovery case).    Take scope and duration from the legal owner — do not invent them.

## Stage 2 — Configure (build; safe/`-WhatIf` first)

Enable archive mailboxes for the pilot. Preview first, then apply.

# Preview — no change
   .\EXOARCH-EnableArchive.ps1 -Identities (Get-Content .\pilot.txt) -WhatIf
   # Apply
   .\EXOARCH-EnableArchive.ps1 -Identities (Get-Content .\pilot.txt) -Commit

Under the hood this is Enable-Mailbox <id> -Archive. The helper skips users already archive-enabled    and warns on users it cannot confirm are licensed.

Enable auto-expanding archive where the plan supports it (one-way — confirm first).

Org-wide: Set-OrganizationConfig -AutoExpandingArchive (affects all archive-enabled mailboxes;

cannot be undone).

Per-mailbox: Enable-Mailbox <id> -AutoExpandingArchive.

EXOARCH-EnableArchive.ps1 -AutoExpand gates this behind -Commit and prints the irreversibility    warning before acting. *(Availability/limits are plan-dependent — verify in your tenant/plan.)*

Create the MRM tags and retention policy. Use EXOARCH-Set-MrmPolicy.ps1 (supports

-WhatIf), which is idempotent:

.\EXOARCH-Set-MrmPolicy.ps1 -ArchiveAgeDays 730 -WhatIf   # preview the tag/policy it will create
   .\EXOARCH-Set-MrmPolicy.ps1 -ArchiveAgeDays 730 -Commit   # create/update

It creates:

New-RetentionPolicyTag "Move to Archive – Default – Prod" -Type All -RetentionAction MoveToArchive -AgeLimitForRetention 730 -RetentionEnabled $true

New-RetentionPolicyTag "Archive Now – Personal – Prod" -Type Personal -RetentionAction MoveToArchive -AgeLimitForRetention 0 -RetentionEnabled $true

New-RetentionPolicy "Archive Retention Policy – EXO – Prod" -RetentionPolicyTagLinks "Move to Archive – Default – Prod","Archive Now – Personal – Prod"

(If a tag/policy already exists, it updates the links with Set-* instead of failing.)

Assign the retention policy to the pilot scope, then run the assistant.

Get-Content .\pilot.txt | ForEach-Object { Set-Mailbox $_ -RetentionPolicy "Archive Retention Policy – EXO – Prod" }
    Get-Content .\pilot.txt | ForEach-Object { Start-ManagedFolderAssistant $_ }   # trigger processing

Import PSTs to the archive (if in scope). Build the import mapping CSV so each PST targets the

user's archive (IsArchive = TRUE), name the job PST Import – Archive – Ingest, and use     the Microsoft Purview / Microsoft 365 Import service (network upload with AzCopy, or drive     shipping) per Microsoft's documented steps. The mapping CSV columns and the SAS upload URL come     from the Import job in the portal — follow the portal's current wizard; do not hardcode a SAS URL.     Confirm each row's target is the archive before submitting.

Apply holds (from the legal/records determination only).

Litigation hold: Set-Mailbox <id> -LitigationHoldEnabled $true (optionally

-LitigationHoldDuration <days> and -LitigationHoldOwner <name>), recorded as       Litigation Hold – <Matter> – Legal.

In-Place / eDiscovery hold: create the hold inside a Microsoft Purview eDiscovery (Standard)

case, scoped by custodian and query/date range, recorded as eDiscovery Hold – <Matter> – Legal.     Use EXOARCH-Set-Holds.ps1 -WhatIf to preview and to *report* current holds; apply only with     -Commit and only against the legal-owner-provided list.

## Stage 3 — Pilot validate (pass/fail gates)

Run the validation script and the tests in §5:

.\EXOARCH-Validation.ps1 -Identities (Get-Content .\pilot.txt)

Pass gates (all must hold for the pilot before expanding):

Every licensed pilot mailbox shows ArchiveStatus = Active (and `AutoExpandingArchiveEnabled =

True` if that was in scope).

The pilot mailboxes have Archive Retention Policy – EXO – Prod assigned, and after the MFA has

run, aged items have moved to the archive (archive item count/size increased; primary decreased).

Imported PSTs appear in the target archives (PST Import – Archive – Ingest shows completed).

Held mailboxes report the expected LitigationHoldEnabled = True and/or the In-Place hold GUID.

Fail: if any gate fails, stop, diagnose with §6, and do not expand.

## Stage 4 — Expand

Repeat Stages 2–3 against Archive Scope – Broad – Stage2 in controlled waves (enable archives →

assign policy → trigger MFA → import PSTs → apply holds per determination), validating each wave with     EXOARCH-Validation.ps1 before the next.

Report. Produce Archive Validation – EXO – Report with EXOARCH-Report.ps1 for the

service/records owner: archives enabled, auto-expand status, policy coverage, archive growth, PST     imports completed, and holds in force.

__________________________________________________

## Rollback

Archive move-to-archive: remove the retention policy from a mailbox

(Set-Mailbox <id> -RetentionPolicy $null or reassign the prior policy). Items already moved to the   archive stay in the archive — MRM does not move them back; users still access them from the archive.

Retention tags/policy: an unused tag/policy can be removed (Remove-RetentionPolicyTag /

Remove-RetentionPolicy) once no mailbox references it.

Archive mailbox: an archive can be disabled (Disable-Mailbox <id> -Archive), but **archive

contents are removed on disable and there is a grace period before the archive is unrecoverable — do   not disable an archive that received PST data or that is under any hold. Auto-expanding archive   cannot be turned off** once enabled — there is no rollback for that switch; do not enable it without   sign-off.

Holds: a hold is released only on the legal/records owner's instruction (litigation:

Set-Mailbox <id> -LitigationHoldEnabled $false; In-Place/eDiscovery: remove/close in the Purview   case). Never release a hold on your own initiative.

# 5. Testing & Validation

Run these after each pilot wave and before expanding. Each test states an expected pass and a fail. Reuse the artifact names from §1. EXOARCH-Validation.ps1 automates most of these; the manual checks confirm the user-visible result.

__________________________________________________

## Test 1 — Archive mailbox provisioned

How: Get-Mailbox <pilot-user> | Format-List ArchiveStatus,ArchiveGuid,ArchiveName (or

EXOARCH-Validation.ps1).

Pass: ArchiveStatus = Active and a non-zero ArchiveGuid for every licensed pilot user. In

Outlook/OWA the user sees an Online Archive / In-Place Archive node.

Fail: ArchiveStatus = None or an all-zero ArchiveGuid. Common cause: user not licensed for an

archive (Requirement 2.1) or enable not yet replicated — see §6.

## Test 2 — Auto-expanding archive (if in scope)

How: Get-Mailbox <pilot-user> | Format-List AutoExpandingArchiveEnabled and

Get-OrganizationConfig | Format-List AutoExpandingArchive.

Pass: AutoExpandingArchiveEnabled = True (per-mailbox) or the org flag is on, for the users where

auto-expand was intended and the plan supports it.

Fail: False where it was intended. Confirm plan support (verify in your tenant/plan) and that

the switch was committed — remember it is one-way, so absence means it was never applied, not   reverted.

## Test 3 — Retention policy assigned

How: Get-Mailbox <pilot-user> | Format-List RetentionPolicy.

Pass: returns Archive Retention Policy – EXO – Prod for every pilot mailbox.

Fail: blank or a different policy. Re-run the assignment step (Implementation step 10).

## Test 4 — Tags and policy exist and are linked

How: Get-RetentionPolicy "Archive Retention Policy – EXO – Prod" | Format-List RetentionPolicyTagLinks

and Get-RetentionPolicyTag | Where-Object Name -like '*Archive*'.

Pass: the policy links Move to Archive – Default – Prod and Archive Now – Personal – Prod; the

DPT shows RetentionAction = MoveToArchive, RetentionEnabled = True, and the intended   AgeLimitForRetention.

Fail: missing link or a tag with RetentionEnabled = False. Re-run `EXOARCH-Set-MrmPolicy.ps1

-Commit`.

## Test 5 — Move-to-archive actually moves aged mail (the key behavioral test)

How: trigger and re-measure:

Start-ManagedFolderAssistant <pilot-user>
  # allow the assistant to process, then compare sizes:
  Get-MailboxStatistics <pilot-user>            # primary size / item count
  Get-MailboxStatistics <pilot-user> -Archive   # archive size / item count

Pass: after the MFA has processed the mailbox (may take a work cycle / multiple runs), the

archive item count/size has increased and the primary has decreased for a mailbox that had mail   older than the DPT age. Aged items now appear under the Online Archive in Outlook/OWA.

Fail: no movement after the MFA has run repeatedly over the expected window. Check the DPT age vs

the mailbox's mail age, that the policy is assigned, and §6 (MRM diagnostics).

## Test 6 — PST import landed in the archive

How: confirm the PST Import – Archive – Ingest job shows Completed in the Import service,

then Get-MailboxStatistics <pilot-user> -Archive and spot-check in OWA under the Online Archive.

Pass: the imported folders/items appear in the archive (not the primary), item counts match the

source PSTs, and the job reports completed with no failed rows.

Fail: items landed in the primary mailbox (mapping row's archive target was not set), or the job

failed. Correct the mapping CSV (IsArchive = TRUE) / import role (Requirement 2.2) and re-run.

## Test 7 — Litigation hold enforced

How: `Get-Mailbox <held-user> | Format-List LitigationHoldEnabled,LitigationHoldDate,

LitigationHoldDuration`. Optionally verify preservation: delete a test item and confirm it is   recoverable from Recoverable Items (it must not be purgeable while held).

Pass: LitigationHoldEnabled = True (and the intended duration) for every mailbox on the legal

owner's list; a hard-deleted test item remains recoverable.

Fail: False where the determination requires a hold, or a deleted item is unrecoverable. Re-apply

per the determination (Implementation step 12).

## Test 8 — In-Place / eDiscovery hold enforced

How: in the Purview eDiscovery case, confirm eDiscovery Hold – <Matter> – Legal is On with

the intended sources; Get-Mailbox <held-user> | Format-List InPlaceHolds shows the hold GUID.

Pass: the hold is on, scoped to the custodians/query from the determination, and the mailbox lists

the hold.

Fail: hold off or wrong scope. Correct in the case per the legal owner; do not change scope on your

own.

## Test 9 — Nothing under hold was disabled/removed

How: re-run EXOARCH-Discovery.ps1 and confirm no mailbox that should be held has an archive

disabled or a hold missing.

Pass: every mailbox that had a hold still has it; no held archive was disabled by the rollback path.

Fail: a hold or held archive is missing — investigate immediately (a held item must never be lost).

__________________________________________________

Overall pilot pass criteria: Tests 1, 3, 4, 5 pass for the pilot scope; Tests 2, 6, 7, 8 pass for whichever of auto-expand / PST import / holds were in scope; Test 9 passes always. Only then expand to Archive Scope – Broad – Stage2.

# 6. Troubleshooting

Common failure modes for Exchange Online Archiving, MRM move-to-archive, PST import, and holds — with the likely root cause and the fix. Reuse the artifact names from §1. Start every investigation by re-running EXOARCH-Discovery.ps1 to capture the current state.

__________________________________________________

## Archive won't enable / `ArchiveStatus` stays `None`

Symptom: Enable-Mailbox -Archive fails, or ArchiveStatus = None after enabling.

Likely cause: the user's plan does not include an archive mailbox (the #1 cause), or the enable

hasn't replicated yet.

Fix: verify archiving-capable licensing for that user (Requirement 2.1 — **verify in your

tenant/plan**); assign an archiving-capable plan / the Exchange Online Archiving add-on, then re-enable.   If licensed, allow time and re-check with Get-Mailbox <id> | fl ArchiveStatus,ArchiveGuid.

## Auto-expanding archive doesn't seem to apply

Symptom: archive fills to the base quota and does not grow; AutoExpandingArchiveEnabled = False.

Likely cause: auto-expand was never committed, the mailbox isn't archive-enabled yet, or the plan

doesn't support auto-expand.

Fix: confirm the archive is Active first, then enable auto-expand (`Enable-Mailbox <id>

-AutoExpandingArchive or org-wide Set-OrganizationConfig -AutoExpandingArchive). Remember it is   **one-way** — a False` value means it was never turned on, not reverted. Auto-expand   availability/limits are plan-dependent — verify in your tenant/plan.

## Aged mail is not moving to the archive

Symptom: the archive stays empty / primary mailbox doesn't shrink after assigning the policy.

Likely causes & fixes:

Managed Folder Assistant hasn't processed the mailbox yet. Move-to-archive is not instant.

Trigger it: Start-ManagedFolderAssistant <id>, then re-check after it runs (large mailboxes take      multiple cycles). This is expected, not a failure.

Retention policy not assigned. Get-Mailbox <id> | fl RetentionPolicy should return

Archive Retention Policy – EXO – Prod; if blank, run Implementation step 10.

DPT disabled or wrong age. Get-RetentionPolicyTag "Move to Archive – Default – Prod" should

show RetentionAction = MoveToArchive, RetentionEnabled = True, and an AgeLimitForRetention      that is actually less than the age of mail in the mailbox. If the age is set higher than the      mailbox's mail, nothing qualifies to move yet.

Tag not linked to the policy. Re-run EXOARCH-Set-MrmPolicy.ps1 -Commit to relink.

## PST import landed in the primary mailbox, not the archive

Symptom: imported folders appear in the primary mailbox; the archive is empty.

Likely cause: the import mapping CSV row did not set the archive as the target

(IsArchive not TRUE).

Fix: correct the mapping CSV so each row's target is the archive (IsArchive = TRUE) and re-run

the PST Import – Archive – Ingest job. (Items already in the primary can be moved to the archive   by the move-to-archive policy over time, but re-importing correctly is cleaner for large sets.)

## PST import fails immediately / access denied

Symptom: the import job or the mapping submission fails with a permissions error.

Likely cause: the operator lacks the Mailbox Import Export management role (it is not assigned

to any role group by default).

Fix: assign the role (Requirement 2.2), sign out/in to refresh the token, and re-submit. Revoke the

role after the import window (Best Practices).

## Litigation hold set but a deleted item is unrecoverable

Symptom: LitigationHoldEnabled = True yet a hard-deleted test item cannot be recovered.

Likely cause: the hold was only just applied (there can be a short propagation delay before it is

fully effective), or you tested the wrong mailbox.

Fix: confirm LitigationHoldEnabled = True and LitigationHoldDate is set on the exact mailbox;

allow propagation, then re-test recovery from Recoverable Items. If it persists, re-apply per the   determination and escalate — a held item must never be lost.

## In-Place / eDiscovery hold not showing on the mailbox

Symptom: the Purview case shows the hold but Get-Mailbox <id> | fl InPlaceHolds is empty (or

vice-versa).

Likely causes & fixes: the hold is still propagating (allow time), the custodian/source scope in

the case does not include that mailbox (correct the source in the case — with the legal owner), or   the hold is off. Do not change hold scope on your own initiative.

## "I disabled an archive and lost data"

Symptom: archive contents gone after Disable-Mailbox -Archive.

Cause: disabling an archive removes its contents (there is a limited grace period before it is

unrecoverable).

Fix / prevention: never disable an archive that received PST data or that is (or its mailbox is)

under any hold. If within the grace period, an archive can sometimes be reconnected — act immediately   and escalate; do not rely on it.

## Portal path or connection fails on a Government cloud

Symptom: a portal URL 404s, or Connect-ExchangeOnline reaches the wrong tenant.

Cause: Commercial paths/parameters used on GCC High / DoD.

Fix: use the sovereign-cloud portal URLs (*.office365.us / *.microsoft.us) and

Connect-ExchangeOnline -ExchangeEnvironmentName O365USGovGCCHigh (or the DoD value). Confirm the   tenant's cloud (Requirement 2.6) — verify on your cloud.

# 7. Best Practices

Durable practices for running Exchange Online Archiving, MRM, PST import, and holds well. These outlast any single rollout.

## Licensing & entitlement

Verify archiving entitlement before you enable anything. Archive and auto-expanding archive

availability are plan-dependent and change over time — confirm per user (Requirement 2.1), never   assume. A batch enable against unlicensed users produces silent no-ops and confusing tickets.

Right-size scope to entitlement. Enable archives for users who actually need them (near quota,

PSTs to ingest, or a hold obligation) rather than the whole tenant blindly.

## Auto-expanding archive (treat as irreversible)

Enable auto-expanding archive deliberately, with sign-off. It cannot be turned off. Enable it

where mailboxes will genuinely exceed the base archive quota, not reflexively.

Expect slower mailbox moves for auto-expanded (multi-chunk) archives; factor that into any future

migration or region move.

## MRM tags & policy hygiene

One archive DPT, named and reused. Keep a single Move to Archive – Default – Prod DPT and one

Archive Retention Policy – EXO – Prod; don't proliferate near-duplicate tags. Fewer, well-named   artifacts are easier to validate and troubleshoot.

Set the archive-move age with the records owner, and document it. It is a policy decision (how old

before mail moves), not a technical default.

Trigger the Managed Folder Assistant to validate, but let it run naturally in production.

Start-ManagedFolderAssistant is for pilots/validation; don't script constant forced runs fleet-wide.

Remember the MRM vs Purview boundary. MRM archive tags move items to the archive. For

retention/deletion across workloads, DLP, or sensitivity labels, use the separate Purview product —   keep the two models from silently overlapping on the same mailboxes without intent.

## PST import

Assign the Mailbox Import Export role explicitly and remove it after. It is off by default and

powerful — grant it for the import window under change control, then revoke.

Always target the archive (`IsArchive = TRUE`) for historical PST data, so ingestion controls the

primary mailbox rather than inflating it.

Validate item counts against the source PSTs; a "completed" job with a lower count means dropped

rows — reconcile before retiring the source PSTs.

Do not delete source PSTs until import is validated and (if relevant) the archive is under the

intended policy/hold.

## Holds & preservation

Holds follow a documented legal/records determination — always. The implementer applies; the

legal/records owner decides scope and duration. Record the matter ID in the artifact name   (Litigation Hold – <Matter> – Legal / eDiscovery Hold – <Matter> – Legal).

Never disable an archive or release a hold on a held mailbox on your own initiative. A held item

lost is a defensibility failure. Rollback paths explicitly exclude held mailboxes.

Prefer litigation hold for simple, mailbox-wide preservation and In-Place/eDiscovery holds when

scope must be query- or date-bound to a matter.

Track hold inventory. Periodically report which mailboxes are held and why, so holds are released

when the legal owner closes the matter — stale holds accumulate cost and risk.

## Change discipline

Pilot-first, every time, with the §5 pass/fail gates and the §3 rollback ready before touching

production. Archive enablement, move-to-archive, and holds are all user- or legally-visible.

Keep artifact names verbatim across EAC, Purview, docs, and scripts — consistent names are what

make validation and troubleshooting fast.

Confirm your cloud. Substitute the correct portal URLs and `Connect-ExchangeOnline

-ExchangeEnvironmentName` value on GCC High / DoD; don't assume Commercial paths.

No secrets in automation. Use modern-auth Connect-ExchangeOnline / Connect-MgGraph; never store

credentials in scripts or scheduled tasks.

# 8. Deliverables Summary

Everything included in this solution, on one page.

## Documentation

| Document | What it gives you |
| --- | --- |
| 1. Solution Overview | What Exchange Online Archiving is here, how it works, the reference model/artifacts, benefits, limitations, and the explicit boundary vs Purview DLP/labels/retention. |
| 2. Requirements | Solution-specific prerequisites (archiving-capable licensing, least-privilege roles incl. Mailbox Import Export, PST source, legal/records determination, MFA timing, Commercial-vs-Gov) with verify/implement steps — on top of the shared Messaging requirements. |
| 3. Implementation | Exact ordered steps: assess → design → enable archives + auto-expand → build MRM tags/policy → import PSTs → apply holds → pilot-validate → expand, with pass/fail gates and a rollback. Every artifact named. |
| 5. Testing & Validation | Nine tests (archive provisioned, auto-expand, policy assigned, tags linked, move-to-archive working, PST landed in archive, litigation hold, In-Place hold, nothing-held-lost), each with pass/fail. |
| 6. Troubleshooting | Common failure modes (archive won't enable, auto-expand not applying, mail not moving, PST in wrong place, hold not enforcing) with root cause and fix. |
| 7. Best Practices | Durable practices for licensing, irreversible auto-expand, MRM hygiene, PST import, holds/preservation, and change discipline. |
| Executive Summary | Crisp outcome/approach/why-low-risk summary for decision-makers. |

## PowerShell scripts (5) — Exchange Online PowerShell (EXO V3) / Microsoft Graph

All are safe by default (read-only or -WhatIf/report unless an explicit -Commit), use modern-auth Connect-ExchangeOnline (no stored credentials), and reuse the artifact names from the reference model.

| Script | What it does | Safe default |
| --- | --- | --- |
| EXOARCH-Discovery.ps1 | Read-only assessment: per-mailbox archive status, auto-expand flag, retention policy, primary/archive sizes, litigation + In-Place holds. Emits Archive Posture – EXO – Discovery. | Read-only |
| EXOARCH-EnableArchive.ps1 | Enables the archive mailbox (and optionally the irreversible auto-expanding archive) for a scope; skips already-enabled; warns on unlicensed. | Dry-run unless -Commit; -WhatIf |
| EXOARCH-Set-MrmPolicy.ps1 | Idempotently creates/updates the MRM move-to-archive DPT Move to Archive – Default – Prod, personal tag Archive Now – Personal – Prod, and policy Archive Retention Policy – EXO – Prod. | Preview unless -Commit; -WhatIf |
| EXOARCH-Set-Holds.ps1 | Reports current holds; with -Commit -Matter applies litigation hold per the legal/records determination. (In-Place/eDiscovery holds are created in the Purview case.) | Report unless -Commit; -WhatIf |
| EXOARCH-Validation.ps1 | Read-only pass/fail validation of archive, auto-expand, policy assignment, move-to-archive/PST ingest, and holds; optionally triggers the Managed Folder Assistant; emits Archive Validation – EXO – Report. | Read-only |

Licensing note: archive and auto-expanding archive availability are plan-dependent — verify in your tenant/plan before enabling. Holds are technical only; what to preserve and for how long is a legal/records determination, not an implementer decision.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## EXOARCH-Discovery.ps1

## EXOARCH-EnableArchive.ps1

## EXOARCH-Set-Holds.ps1

## EXOARCH-Set-MrmPolicy.ps1

## EXOARCH-Validation.ps1